K-ELV-10.3

National Aeronautics and Space Administration	Basic

John F. Kennedy Space Center, Florida	4/11/01

Expendable Launch Vehicles Program

##### PROGRAM/PROJECT MANAGEMENT INSTRUCTION

#### RESPONSIBLE OFFICE:  EXPENDABLE LAUNCH VEHICLE DIRECTORATE

#### SUBJECT:  EXPENDABLE LAUNCH VEHICLE CERTIFICATION PLAN

#### REFERENCE:

- NPD 8610.23  “Technical Oversight of Expendable Launch Vehicles (ELV) Launch Services”

- NASA STD-8709.2  “NASA Safety and Mission Assurance Roles and Responsibilities for Expendable Launch Vehicle Services”

- PPMI K-ELV-10.2 “Expendable Launch Vehicle Certification”

- KDP-P 2837 “Expendable Launch Vehicle (ELV) Certification Process”

#### PURPOSE

The intent of this document is to provide a generic plan for certification of a common launch vehicle (LV) according to the requirements defined in Program/Project Management Instruction (PPMI) K-ELV-10.2, “Expendable Launch Vehicle Certification.”  A specific certification implementation plan will be developed to tailor the requirements expressed in this document to each particular LV (Reference Appendix A).  Deviations from this PPMI will be identified in the certification plan specific to a particular launch vehicle.  Approval of the deviations will be by the ELV Project and/or Program as required. This plan defines the specific areas in which NASA/KSC intends to perform assessments to certify LV’s to Category 2 and 3 levels.  Category 1 questions and concerns should be addressed to the Marshall Space Flight Center (MSFC).

#### SCOPE

Launch vehicles which are under contract with the NASA/KSC Expendable Launch Vehicle Program Office (ELVPO), and which are being considered for a NASA mission, are subject to the provisions of this document.

#### IMPLEMENTATION

This document divides the certification process into phases.  Category 2 Certification is satisfied by one successful flight and completion of phases A through C.  New LV’s with heritage to a previously certified Category 3 LV and 6 consecutive, successful flights may obtain Category 3 Certification by completion of phases A through D.  Category 3 Certification may also be satisfied by completion of phase E only, provided the LSP is a domestic LSP pursuant to the Commercial Space Launch Act of 1998, and is ISO 9001 certified with 14 consecutive successful flights. After a Certification has been granted, Phase F addresses the required NASA/KSC insight to monitor LV design upgrades and modifications.

For LV’s under contract with the ELVPO, the certification effort shall begin immediately upon consideration of a NASA mission for that LV, and it will be a continuous process up through final vehicle certification.  NASA/KSC will make every effort to tailor its certification efforts around the contractor’s standard LV development processes (i.e., tests, meetings, reviews, etc.).  Per contract, NASA/KSC shall be afforded all insight privileges in the areas delineated in NASA Policy Directive (NPD) 8610.23 ("Technical Oversight of ELV Launch Services").  The ELVPO may partner with the Air Force and other NASA centers to accomplish LV certification.

Each assessment area is addressed by sub-elements of Responsibility and Data.  The Responsibility refers to the NASA/KSC group or organization responsible for the review of the associated data, and the Data is the information necessary to satisfy the certification element.  The data listed are generic in title.  Where there is not a direct match between a specified item (i.e., meetings, documents, processes, etc) and the contractor’s standard documentation, the contractor’s documentation will be acceptable provided it contains the equivalent data and/or meets the intent as determined by NASA/KSC.

3.1	PHASE A

At the onset of certification, NASA/KSC shall be invited to attend and participate in all design reviews, LV development meetings, and tests.

3.1.1	Vehicle Design Assessment:  The ELV Project will conduct an assessment of the qualification and acceptance plan, and test data, for the common vehicle configuration.  An assessment of the LV’s overall predicted design reliability analysis will also be conducted.

3.1.1.1 LV Design:  The ELV Project will conduct a review of the launch vehicle’s predicted design reliability with respect to 95 percent at an 80 percent confidence level.

1)	Responsibility: Engineering and Safety & Flight Assurance Office (S&FAO)

2)	Data: Documentation for evaluation of LV design

- Component and system level PDR, CDR & DCR packages

- LV predicted design reliability with respect to 95% reliability at an 80% confidence level

3.1.1.2`Vehicle flight hardware/software qualification:  The ELV Project will conduct a comprehensive review of the LSP’s qualification and acceptance test program.  The LSP must submit documented and comprehensive vehicle qualification and acceptance test results from its environmental, propulsive, avionics, and payload electrical/mechanical interface testing programs. NASA/KSC will emphasize the following areas:  test fidelity and completeness (i.e. 'test like you fly'); component, subsystem, and system requirements traceability; and knowledge and verification of environments.

- Responsibility: Engineering

- Data: Comprehensive component and system qualification plans, and acceptance test results for the following subsystems:

- Ordnance

- Propulsion

- Avionics/Electrical

- Flight controls/guidance

- Mechanical

- Structures (Load bearing, pressure vessels, composites)

- Software

- Launch complex interfaces

- Safety Systems

The LSP provided documentation shall include:

- System performance requirements

- Definition of system components

- Identify component predicted environments (thermal, vibration, shock, acoustics, etc.)

- Identify Acceptance Test Plan (ATP) and Qualification Test Plan (QTP) test levels/margins

- Adherence of ATP and QTP to the like-you-fly configuration

- ATP and QTP test plans

- Post ATP and QTP test reports, including all deviations, anomalies and waivers

  - PHASE B

To achieve a Category 2 certification, the LSP must have a minimum of one successful flight of the common vehicle configuration and participate with NASA/KSC in a review of vehicle characteristics.  Following the first successful launch of a new LV configuration, the LSP shall participate with NASA/KSC in a review of:

3.2.1	Flight Margin Verification: The ELV Project will verify the demonstrated vehicle configuration flight met the predicted vehicle and performance parameters within  three sigma criteria. Actual vehicle and performance parameters which exceed three sigma predictions will be investigated by NASA/KSC as anomalies regardless of mission success determination.

- Responsibility: Engineering

- Data: Post-flight data and analysis including:

- Nominal 5 or 6 Degree of Freedom (DOF) trajectory simulation for the targeted insertion condition utilizing actual weights and propulsion models.

- Nominal and 3-sigma limits for orbit elements and associated covariance matrix.

- Performance impacts as a function of launch date and time

- Performance capability, margins and reserves.

- Sequence of Events (SOE) and tracking coverage

- Time history of trajectory from launch to targeted condition

- Launch vehicle summary and weight statement

- Sources and magnitude for all dispersions used. If statistical dispersions are used, then the distribution method (e.g., normal, gaussian) shall be specified for each parameter

- Definition of all coordinate systems used

- Reference to the source(s) for all payload inputs to this analysis (e.g., requirements, mass properties)

- Orbit elements determined from vehicle guidance data

- Pre-flight prediction of expected flight environments (e.g., acoustic/vibration, quasi-static acceleration, thermal, shock, and pressure)

- Post-flight determination of actual flight environments

- Explanation of significant differences between the predicted and actual flight environments for every component

- Predicted versus actual vehicle system/subsystem performance data (e.g. duty cycles, gas budgets, actuator deflections, battery margins, regulator pressures, etc.)

- Comprehensive description of all vehicle flight anomalies, and associated corrective action

3.2.2	Demonstrated System Safety: The ELV Project will verify compliance to EWR 127.1 (or equivalent for launch sites other than Eastern and Western ranges) with regard to launch vehicle systems

  - Responsibility: S&FAO

  - Data: Missile System Pre-launch Safety Plan (MSPSP) and Range certification document including any wavers and deviations.

  - PHASE C

Following sufficient review of data in Phases A and B, the ELV Program will conduct audits of the following:

#### 3.3.1	Flight Hardware/Software Operational/Integrated Test Process: The ELV Project will conduct an assessment of all flight vehicle hardware environmental, assembly-level, and integrated assembly test processes.

- Responsibility: Engineering and S&FAO

- Data: Review of build paper, non-conformance, failure analysis, statistical process control, etc. The Contractor shall make available to NASA/KSC all problem reports or discrepancy reports on LV systems’ failures and anomalies. This shall include fleet-wide insight into anomalies, MRB actions, deviations or waivers to systems, subsystems, materials, processes, and test equipment including those for Non-NASA missions.

#### 3.3.2	Manufacturing Processes:  The ELV Project will conduct audits/2nd party audits with focus on the LSP’s manufacturing processes.

- Responsibility: Engineering and S&FAO

- Data: Assembly procedures/drawings, manufacturing practices/standards, inspection/acceptance criteria, documentation defining the scope of Hardware Acceptance Reviews (HAR’s) and post-production reviews, maintaining certifications, and training. A description of how any new processes and standards relate to the previous processes and standards.   Copies of transition plans when component/assemblies are fabricated by new manufacturers or transitioned to new production/assembly facilities.

#### 3.3.3	Quality Systems: The ELVPO will conduct an audit of the LSP’s management processes, quality systems, and problem reporting and corrective action systems.  NASA/KSC will utilize industry-accepted practices to perform the audits in accordance with NASA STD-8709.2 “NASA Safety and Mission Assurance Roles and Responsibilities for ELV Services” and ANSI/ASQC Q10011-1-1994, “Guidelines for Auditing Quality Systems-Auditing”.

- Responsibility: S&FAO

- Data: The Contractors Quality Management Plan. Items to be included (but are not limited to) in the Quality management plan should cover

- Design Control

- Document and data control

- Purchasing

- Product identification and traceability

- Customer-Supplied product control

- Process control

- Inspection and testing

- Control of inspection, measuring, and test equipment

- Control of non-conforming product

- Handling, storage, packaging, and delivery

- Control of quality records

- Internal quality audits

- Training

#### 3.3.4	Launch Service Complex Review: Prior to the first NASA launch the ELV Project will perform an audit of the launch service complex, its operation and associated ground support equipment.

  - Responsibility: Engineering and S&FAO

  - Data: Open Item Review of all launch service complex and GSE anomalies, and description of corrective action plan.

##### Category 2 LV Certification: Upon successful completion of Phase A, B and C, and resolution of any ELV Program issues and/or concerns through the Program Review Control Board (PRCB), the vehicle under consideration has met the minimum requirements for Category 2 Certification.

  - PHASE D

For Category 3 certification of a new LV under the alternate method, the LV must have 6 consecutive, successful flights and must be derived from a LV previously certified to launch Category 3 payloads. For vehicles where this is a viable option, the following criteria shall be met prior to obtaining a Category 3 certification.

Category 2 Certification: The new LV must successfully obtain a Category 2 certification as described in Phases A thru C above.

3.4.1	Vehicle Design Assessment: NASA/KSC will conduct a detailed assessment of the proposed vehicle in the following areas:

3.4.1.1	LV Heritage Assessment: NASA/KSC shall conduct a detailed assessment of the LV’s heritage to a previously certified Category 3 LV. This assessment shall be performed prior to all other elements under the alternate Category 3 method.

1) 	Responsibility: Engineering

2)	Data: Documentation relating proposed vehicle to previously Certified Category 3 LV (e.g.. heritage component/system review)

3.4.1.2	LV Analysis: NASA/KSC shall perform an in-depth assessment of various LV analyses. Pending review of the contractors data, if NASA/KSC identifies any issues within the subject analyses, or the analyses are an expansion of previously demonstrated capabilities, NASA/KSC may elect to perform independent analysis in certain areas.

- Responsibility: Engineering

  - Data: Review of appropriate qualification data, pre-flight analyses and corresponding reports in the following areas.

a)	Flight Design

- Pre and post flight performance reports

- Injection accuracy report

- Aerodynamics

- Axial, Lateral, and Normal force coefficients as functions of Mach (and alpha/beta, if applicable) for all vehicle configurations that engage in atmospheric flight

- Propulsion

- Vacuum thrust and flow rate as functions of time for solid motors.  Include a discussion of the effects of nozzle cant angle(s) as appropriate

- Vacuum thrust and flow rate for all liquid propellant engines, including attitude control/settling motors.  Include variations due to mixture ratio adjustments and/or propellant tank pressurization, as well as startup, shutdown, and other transient events (for example, stage 2 engine chilldown)

- Nozzle exit areas for all engines

- Detailed Mass Properties

- Dry mass breakdown for all stages and payload fairing

- Propellant mass breakdown for all stages:

Usable propellant

Reserves

Unusable propellant (trapped, etc.)

Non-impulsive flows (vents, ablation, ice, etc.)

- Flight Design Ground Rules

- Steering angle limits

- Aeroload limits

Alpha

Q-alpha

- Heating limits

- Acceleration limits

- Fairing jettison criteria

- TM/tracking station requirements

- Range safety requirements

- Sequence of events requirements

- Sample trajectory report

- Performance Dispersion Analysis

b)	Flight Software

- Software development plan.

- Software configuration control plan.

- Software requirements documentation.

- Software design documentation.

- As built verification test plan.

- Integrated software test plan.

- Mission parameter development process documentation.

- Software change / pedigree documentation

c)	Control Dynamics (Flight Controls)

- Stability and Control report

- Separation analyses

- List of bending mode frequency, modal mass, mode shape, and damping values used in controls analysis and the time points at which they are applicable (liftoff, Max-Q, etc). Mode shape provided at requested locations

- Coordinate system definitions

- Powered autopilot functional description (logic, block diagrams, etc)

- Powered autopilot gain and filter schedule

- Vehicle mass properties versus time, with and without propellant sloshing mass

- Booster and upper stage propellant slosh characteristics versus time. Characterize slosh as spring-mass-damper or pendulum. Include vehicle station number for pendulum or spring attachment

- Booster main engine, vernier engine, ground lit solid, air lit solid, and upper stage engine thrust time history including startup and shutdown transient

- High fidelity actuator models for booster main engine, vernier engine, solid TVC, and upper stage

- Upper stage roll thruster location, orientation, thrust versus time, and control logic.

- Lumped and/or distributed vehicle aerodynamic data

- Description of maneuvers performed during powered phases of flight

- Preliminary open loop frequency response results and corresponding inputs for model checkout purposes at critical time points during booster and upper stage powered flight

- Nominal and dispersed values of:

-spacecraft and upper stage mass properties at separation event

-spring and connector forces and locations

-spacecraft and upper stage propellant properties and management

-clearance envelopes and points on spacecraft and upper stage

-upper stage attitude error and attitude rates prior to separation

d)	Guidance

- Guidance hardware error models

- Guidance Targeting and Performance memo and inputs

- Guidance Analysis memo

e)	Structural Dynamics (Loads)

- SC structural dynamic model (C-B format preferred)

- LV structural dynamic models and forcing functions

- Documentation describing models, forcing functions, and methodology (as it already exists)

- Documentation on model verification

- Test data and flight data used in forcing function development

- Previous flight data and analogous CLA (couple loads analysis) results for comparison

- Discussions (as needed by KSC) for development of CLA methodology

f)	Environments

- Test data and flight data used in environmental derivations

- Documentation or description on methodology for development of spacecraft and launch vehicle environments

g)	Thermal

- Ground pre-launch processing/gas conditioning / gas velocities/impingement velocities

-PLF internal geometric and thermal math models

-Spacecraft external geometric and thermal math models

-PLF and A/C thermal boundary conditions

-Pre-launch/launch/launch abort timelines

-CFD models

-Model documentation/ validation/flight data

- Ascent venting analysis

-Venting analysis analysis

-Ascent venting models

-PLF vent and leak areas

-PLF/Spacecraft volumes

-PLF external pressure coefficient

-Model documentation/validation/flight data

- Ascent aeroheating analysis

- FMH/Aeroheating report

- Vehicle aerodynamic heating models

- Ascent trajectory

- External pressure coefficients

- Base/plume heating profiles

- CFD models/inputs

- Model documentation/ validation/flight data

- Integrated thermal analysis

- ITA report

- Spacecraft geometric and thermal math model

- PLF/upper stage geometric and thermal math models

- Sun/umbra durations and angles, flight sequence of events/maneuvers (electronic format)

- Model documentation/validation/flight data

- Upper stage propellant / pressurant thermodynamics

- Vehicle upper stage geometric and thermal math models.

- Flight prediction

- Model documentation/ validation/flight data

h)	Stress and Structures

- LV strength analysis models and design load cases

- Documentation describing models, assumptions, constraints, LV design loads, SC interface loads, and methodology

- Test data and flight data used in design load development and model verification

- Discussions of model to test and/or model to flight correlation (as needed)

- Documentation on model reviews and/or verification

- Drawings for model verification

- Structural qualification test reports

- Final strength analysis reports

- ERB and/or documentation of design changes, repairs, and part substitution

- Factory built records and hardware discrepancy reports

i)	EMC/RF

- Launch Vehicle EMC Control Plan/Analysis

- Summary of all vehicle equipment level electromagnetic interference requirements and test data

- System level EMC test and analysis results

- Bonding, grounding, deadfacing, lightning protection and wire routing requirements, test summaries and analyses

- Analysis and test data used to determine electromagnetic interference safety margins for electroexplosive devices and critical circuits

- Vehicle Electroexplosive Device (EED) Radio Frequency (RF)Analysis

- Radio Frequency testing of EEDs

- Analysis to show EEDs can survive/operate in RF environment

- Mission RF Hazard Analysis

- Analysis of spacecraft EED hazards

- Analysis of spacecraft transmitter radiation within the fairing (when there are inadequate inhibits)

- RF Environment Analysis/Definition

- Analysis of electromagnetic field levels from vehicle and range transmitters at the launch vehicle and at the payload interface

- Spacecraft System Level EMC Test Plans/Results

- Mission EMC Analysis

- Analysis of vehicle to electromagnetic environment generated by spacecraft

- Analysis of spacecraft immunity to launch electromagnetic environment

- Analysis of spacecraft receiver sensitivities to electromagnetic environment

- Analysis of integrated system wiring, grounding, shielding and bonding

- RF Link Analysis

- Vehicle mission specific RF link analysis

- RF analysis of received power levels at the spacecraft on the  launch pad from ground processing equipment

- Analysis of RF environment to receiver interference and damage levels

- RF Intermodulation Report

- Analysis of intermodulation frequencies from vehicle, spacecraft , and range transmitters

3.4.1.3	Risk Assessment: NASA/KSC shall review the overall LV risk assessment performed by the LSP.

1)	Responsibility: Engineering and S&FAO

2)	Data: Fishbone analysis as determined in the specific LV certification plan to determine fault modes and risk assessments

3.4.2	Flight Margin Verification: For new LV’s with heritage to a previously certified Cat 3 LV, 6 consecutive, successful flights will be required to obtain a Category 3 certification. The ELV Project will verify all six flights of the common vehicle configuration met the predicted vehicle and performance parameters within  three sigma criteria. Actual vehicle and performance parameters which exceed three sigma predictions will be investigated by NASA/KSC as anomalies regardless of mission success determination.

- Responsibility: Engineering

- Data: Post flight data and analysis including:

- Nominal 5 or 6 Degree of Freedom (DOF) trajectory simulation for the targeted insertion condition utilizing actual weights and propulsion models.

- Nominal and 3-sigma limits for orbit elements and associated covariance matrix.

- Performance impacts as a function of launch date and time

- Performance capability margins and reserves.

- Sequence of Events (SOE) and tracking coverage

- Time history of trajectory from launch to targeted condition

- Launch vehicle summary and weight statement

- Sources and magnitude for all dispersions used. If statistical dispersions are used, then the distribution method (e.g., normal, gaussian) shall be specified for each parameter

- Definition of all coordinate systems used

- Reference to the source(s) for all payload inputs to this analysis (e.g., requirements, mass properties)

- Orbit elements determined from vehicle guidance data

- Pre-flight prediction of expected flight environments (e.g. acoustic/vibration, quasi-static acceleration, thermal, shock and pressure)

- Post-flight determination of actual flight environments for every component

- Explanation of significant differences between the predicted and actual flight environments

- Vehicle system/subsystem performance data (e.g. duty cycles, gas budgets, actuator deflections, battery margins, regulator pressures, etc.)

- Comprehensive description of all vehicle flight anomalies, and associated corrective action

3.4.3	LSP Past Performance: The ELVPO will assess the LSP’s most recent and relevant launch service activity.  The ELV Project will conduct an assessment of the launch vehicle’s performance to verify that the launch parameters were within the identified three sigma criteria on previous flight(s).  The ELVPO may require additional flight experience of a vehicle configuration prior to launch of a NASA payload.

# 1)	Responsibility: ELVPO

2)	Data: Documentation relating the LSP’s recent (within the last 3 years) experience in the launch service industry for a relevant class of launch vehicle. This document shall contain:

- Mission names and dates

- Common launch vehicle configuration

- Mission success statement

- Post flight data report(s)

3.4.4	Management and Process Audits: NASA/KSC will  perform the following audits prior to a Category 3 certification:

#### Test Philosophy: The ELV Project will review documented test practices as they apply to manufacturing, component, sub-assembly, assembly, sub-system, and system level testing.  NASA/KSC will specifically analyze how the LSP has adapted proven test practices documented for  certified vehicles, to the launch vehicle proposed for certification.

- Responsibility: Engineering

- Data: Engineering standards and practices documents (corporate, mil-standard or industry standards. Top-level test plans, requirements, and success criteria for integrated vehicle systems tests and launch site vehicle assembly and test.

#### Risk Mitigation: The ELV Project will review documented risk management policies with respect to the identification, tracking, analysis, and mitigation techniques used to manage potential impacts to delivery of the launch service

- Responsibility: ELV Project and S&FAO

- Data: Risk management plan and risk reports

#### Documentation Systems. The ELV Project will review the LSP’s existing documentation system discipline with regard to requirement definition, requirement tracking and verification, procedure development and release, test execution, problem reporting and corrective action, procedure deviations, recurrence control, and quality control.

- Responsibility: S&FAO and Engineering

- Data: Documentation system audit and control document review.  Review of ISO9000 documentation processes.  Focus on engineering approval and drawing release cycle, procedure review and release cycle, procedure redlines and lessons learned.

#### Program Management: The ELVPO will assess documentation detailing major program management functions and formal review processes.

- Responsibility: Program Integration Office

- Data: Program Management Plan detailing:

- Major program management functions required to provide the launch service and satisfy typical mission requirements

- Organizational approach (Structure and responsibilities)

- Documentation with respect to formal readiness review processes

- Launch review process

- Subcontractor management plan

#### Configuration Management: The ELV Project will assess the LSP’s configuration management system.  Launch vehicle design and production for all launch vehicle hardware/software components, assemblies, and systems will be evaluated.

- Responsibility: Engineering

- Data: Configuration management plan(s)

#### Design and Engineering Processes:  The ELV Project will conduct audits/2nd party audits with focus on the LSP’s design and engineering processes.

1)	Responsibility: S&FAO

##### 2)	Data:. A description of how any new processes and standards relate to the previous processes and standards. LSP systems engineering process: requirements specification, requirements flow down tracking, verification, and certification process

##### Category 3 LV Certification: Upon successful completion of Phase A, B, C and D, and resolution of any ELV Program issues and/or concerns thru the PRCB, the vehicle under consideration has met the minimum requirements for Category 3  Certification.

  - PHASE E

For new LV’s which meet the 14 consecutive, successful flight criteria of a common vehicle configuration, the LSP shall participate with NASA/KSC in post flight data reviews.

3.5.1	Flight Margin Verification:. For each flight, NASA/KSC will verify the demonstrated vehicle configuration flight met the predicted vehicle and performance parameters within  three sigma criteria. Actual vehicle and performance parameters which exceed three sigma predictions will be investigated by NASA/KSC as anomalies regardless of mission success determination.

1)	Responsibility: Engineering

2)	Data: Participation in the Contractor’s internal post-flight review and delivery of a comprehensive post flight report including:

- Nominal 5 or 6 Degree of Freedom (DOF) trajectory simulation for the targeted insertion condition utilizing actual weights and propulsion models.

- Nominal and 3-sigma limits for orbit elements and associated covariance matrix.

- Performance impacts as a function of launch date and time

- Performance capability margins and reserves.

- Sequence of Events (SOE) and tracking coverage

- Time history of trajectory from launch to targeted condition

- Launch vehicle summary and weight statement

- Sources and magnitude for all dispersions used. If statistical dispersions are used, then the distribution method (e.g., normal, gaussian) shall be specified for each parameter

- Definition of all coordinate systems used

- Reference to the source(s) for all payload inputs to this analysis (e.g., requirements, mass properties)

- Orbit elements determined from vehicle guidance data

- Pre-flight prediction of expected flight environments (i.e., acoustic/vibration, quasi-static acceleration, thermal, and pressure)

- Post-flight determination of actual flight environments

n)	Explanation of significant differences between the predicted and actual flight environments

o)	Vehicle system/subsystem performance data

p)	Comprehensive description of all vehicle flight anomalies, and associated corrective action

##### Category 3 LV Certification: Upon successful completion of Phase E, and resolution of any ELV Program issues and/or concerns thru the PRCB, the vehicle under consideration has met the minimum requirements for Category 3 Certification.

  - PHASE F

Upon achieving certification, it is the intent that the certification shall remain valid as long as NASA/KSC maintains insight into all LV design upgrades and modifications, and flight anomalies on all missions.

3.6.1	Fleet Insight: The ELV Program shall maintain insight into all common vehicle configuration upgrades and modifications in accordance with NPD 8610.23 and NASA STD-8709.2

1)	Responsibility: Engineering S&FAO

##### 2)	Data: NASA insight per NPD 8610.23 and NASA-STD-8709.2

APPROVAL	//Original signed by//     Date 11 April 2001

Michael Benik

Director, ELV Launch Services

Attachments:

Appendix A - Flowdown of Launch Vehicle Certification Documents

# Footnotes

U.S. Title 49, Section 701, Subsection 9

# Text boxes

Appendix A