Integrated Support Service (ISS)

Exhibit 300: Part I: Summary Information and Justification (All Capital Assets)

| Overview |
| --- |
| Date of Submission: |  |
| Agency: | Department of Education |
| Bureau: | Office of the Chief Financial Officer |
| Name of this Capital Asset: | Integrated Support Service (ISS) |
| Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 018-14-01-01-01-1040-00 |
| What kind of investment will this be in FY2008? (Please NOTE: Investments moving to O&M ONLY in FY2008, with Planning/Acquisition activities prior to FY2008 should not select O&M. These investments should indicate their current status.) | Mixed Life Cycle |
| What was the first budget year this investment was submitted to OMB? | FY2001 or earlier |
| Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |
| ISS was undertaken taken to integrate disparate systems into a single integrated financial management solution for the Department- EDCAPS. Before EDCAPS there were separate systems for grants, contracts, purchase orders, travel, and accounting. These systems didn't communicate with each other and required many manual processes and duplicate data entry. This resulted in inefficiencies, out of balance systems, and generally poor finanacial management capability. EDCAPS, in a first for government agencies, was able to tie these systems together resulting in: Decreased data entry requirements More efficient business processes Reduced paper processes Reduced number of "cuff systems" Improved financial system reporting capabilities More accurate information Increased system availability Improved system performance Improved financial management controls Faster processing of payment requests |
| Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 6/15/2006 |
| Did the Project Manager review this Exhibit? | Yes |
| Has the agency developed and/or promoted cost effective, energy efficient and environmentally sustainable techniques or practices for this project. | No |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| Does this investment support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Financial Performance |
| a. Briefly describe how this asset directly supports the identified initiative(s)? | There is a need for continuous improvement of the Department's ability to manage its financial, procurement, and grant management and payment functions. ISS services will help ensure that the new systems will still work together as an integrated financial management system. As tangible evidence of these improvements, the Department continues to get clean audit opinions, and was the first agency to go "Green" on OMB's scorecard for financial management. |
| Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | No |
| a. If "yes," does this investment address a weakness found during the PART review? | No |
| b. If "yes," what is the name of the PART program assessed by OMB's Program Assessment Rating Tool? |  |
| c. If "yes," what PART rating did it receive? |  |
| Is this investment for information technology? | Yes |
| If the answer to Question: "Is this investment for information technology?" was "Yes," complete this sub-section. If the answer is "No," do not answer this sub-section. |
| For information technology investments only: |
| What is the level of the IT Project? (per CIO Council PM Guidance) | Level 2 |
| What project management qualifications does the Project Manager have? (per CIO Council PM Guidance): | (2) Project manager qualification is under review for this investment |
| Is this investment identified as "high risk" on the Q4 - FY 2006 agency high risk report (per OMB's "high risk" memo)? | No |
| Is this a financial management system? | No |
| a. If "yes," does this investment address a FFMIA compliance area? | No |
| 1. If "yes," which compliance area: |  |
| 2. If "no," what does it address? |  |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |
| What is the percentage breakout for the total FY2008 funding request for the following? (This should total 100%) |
| Hardware | 3.800000 |
| Software | 11.000000 |
| Services | 85.200000 |
| Other | 0 |
| If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | N/A |
| Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | Yes |

| Summary of Funding |
| --- |
| Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The total estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report. |
| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |

|  | PY - 1 and Earlier | PY 2006 | CY 2007 | BY 2008 | BY + 1 2009 | BY + 2 2010 | BY + 3 2011 | BY + 4 and Beyond | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |
| Budgetary Resources | 0 | 0 | 0 | 0 |  |  |  |  |  |
| Acquisition |
| Budgetary Resources | 0 | 0 | 0.075 | 0.045 |  |  |  |  |  |
| Subtotal Planning & Acquisition |
| Budgetary Resources | 0 | 0 | 0.075 | 0.045 |  |  |  |  |  |
| Operations & Maintenance |
| Budgetary Resources | 45.268 | 5.87 | 7.663 | 7.934 |  |  |  |  |  |
| TOTAL |
| Budgetary Resources | 45.268 | 5.87 | 7.738 | 7.979 |  |  |  |  |  |
| Government FTE Costs |
| Budgetary Resources | 11.0472 | 1.674 | 1.721 | 1.803 |  |  |  |  |  |
| Number of FTE represented by Costs: | 90 | 15 | 15 | 15 |  |  |  |  |  |

| Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |
| --- |
| Will this project require the agency to hire additional FTE's? | No |
| a. If "yes," How many and in what year? |  |
| If the summary of spending has changed from the FY2007 President's budget request, briefly explain those changes: |
| Increases due to additional software licensing fees, hardware upgrades, and increases in labor rates, necessary to maintain and operate the EDCAPS systems. |

| Performance Information |
| --- |
| In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure. |
| Agencies must use Table 1 below for reporting performance goals and measures for all non-IT investments and for existing IT investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2006. |
| Performance Information Table 1: |  |

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2002 | Goal 6 | Support FMSS to achieve an unqualified audit opinion | Qualified audit opinion | 98% of time EDCAPS platform is available to customers during regular operating hours | EDCAPS platform was available 98% of regular operating hours |
| 2002 | Goal 6 | Decrease to 10 or fewer recommendations | 14 recommendations from the anual audit | 98% of time EDCAPS platform is available to customers during regular operating hours | EDCAPS platform was available 98% of regular operating hours |
| 2003 | Goal 6 | Support FMSS to maintain an unqualified audit opinion | Clean Audit Opinion | 98% of time EDCAPS platform is available to customers during regular operating hours | EDCAPS platform has been available 98% of regular operating hours to date this FY |
| 2003 | Goal 6 | Decrease to 9 or fewer recommendations | 10 audit recommendations | 98% of time EDCAPS platform is available to customers during regular operating hours | EDCAPS platform has been available 98% of regular operating hours to date this FY |

| All new IT investments initiated for FY 2005 and beyond must use Table 2 and are required to use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Please use Table 2 and the PRM to identify the performance information pertaining to this major IT investment. Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for at least four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. |
| --- |
| Performance Information Table 2: |  |

| Fiscal Year | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2004 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Monthly customer service survey results | 3 out of 5 | Improve to 4 out of 5 | 4 |
| 2004 | Mission and Business Results | Education | Higher Education | Percentage of grant applications submitted electronically (for programs participating) | 23% | Increase to 25% | 37% |
| 2004 | Processes and Activities | Financial (Processes and Activities) | Financial Management | Clean audit opinion | Clean audit | Maintain Clean audit | Clean Opinion received |
| 2004 | Technology | Reliability and Availability | Availability | Percentage of time EDCAPS platform is available to customers during regular operating hours | 98% | Increase to 99% | 99% |
| 2005 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Customer service survey results | Score of 3 out of 5 | Increase to 4 out of 5 | 4.1 |
| 2005 | Mission and Business Results | Education | Higher Education | Percentage of grant applications submitted electronically (for programs participating) | 23% | Increase to 30% | 73% |
| 2005 | Processes and Activities | Financial (Processes and Activities) | Financial Management | Clean audit opinion | Financial | Maintain clean opinion | Clean opinion received |
| 2005 | Technology | Reliability and Availability | Availability | Percentage of time EDCAPS platform is available to customers during regular operating hours | 98% | Increase to 99% | 99% |
| 2006 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Monthly customer service survey results | Score of 3 out of 5 | Increase to 5 out of 5 | 4.0 |
| 2006 | Mission and Business Results | Education | Higher Education | Percentage of grant applications submitted electronically (for programs participating) | 23% | Increase to 40% | 74% |
| 2006 | Processes and Activities | Financial (Processes and Activities) | Financial Management | Clean audit opinion | Clean | Maintain clean opinion | Clean |
| 2006 | Technology | Reliability and Availability | Availability | Percentage of time EDCAPS platform is available to customers during regular operating hours | 98% | Increase to 99% | 99% |
| 2007 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Monthly customer service survey results | Score of 3 out of 5 | 5 out of 5 | 3.8 |
| 2007 | Mission and Business Results | Education | Higher Education | Percentage of grant applications submitted electronically (for programs participating) | 23% | Increase to 50% | 94% |
| 2007 | Processes and Activities | Financial (Processes and Activities) | Financial Management | Clean audit opinion | Clean | Maintain clean opinion | Results available 12/2007 |
| 2007 | Technology | Reliability and Availability | Availability | Percentage of time EDCAPS platform is available to customers during regular operating hours | 98% | Increase to 99% | 99% |
| 2008 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Monthly customer service survey results | Score of 3 out of 5 | 5 out of 5 | Results available 12/2007 |
| 2008 | Mission and Business Results | Education | Higher Education | Percentage of grant applications submitted electronically (for programs participating) | 23% | Increase to 50% | Results available 12/2007 |
| 2008 | Processes and Activities | Financial (Processes and Activities) | Financial Management | Clean audit opinion | Clean | Maintain clean opinion | Results available 12/2008 |
| 2008 | Technology | Reliability and Availability | Availability | Percentage of time EDCAPS platform is available to customers during regular operating hours | 98% | Increase to 99% | Results available 12/2007 |
| 2009 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Monthly customer service survey results | Score of 3 out of 5 | 5 out of 5 | Results available 12/2008 |
| 2009 | Mission and Business Results | Education | Higher Education | Percentage of grant applications submitted electronically (for programs participating) | 23% | Increase to 50% | Results available 12/2008 |
| 2009 | Processes and Activities | Financial (Processes and Activities) | Financial Management | Clean audit opinion | Clean | Maintain clean opinion | Results available 12/2009 |
| 2009 | Technology | Reliability and Availability | Availability | Percentage of time EDCAPS platform is available to customers during regular operating hours | 98% | Increase to 99% | Results available 12/2008 |

| Enterprise Architecture (EA) |
| --- |
| In order to successfully address this area of the business case and capital asset plan you must ensure the investment is included in the agency's EA and Capital Planning and Investment Control (CPIC) process, and is mapped to and supports the FEA. You must also ensure the business case demonstrates the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | ISS |
| b. If "no," please explain why? |
| 3. Service Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/. |  |

| Agency Component Name | Agency Component Description | Service Domain | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused Name | FEA Service Component Reused UPI | Internal or External Reuse? | BY Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Architecture and Planning | Support FSO in managing its technology assets and in planning the evolution of the EDCAPS platform in alignment with ED's overall IT architecture. | Back Office Services | Asset / Materials Management | Computers / Automation Management |  |  | No Reuse | 10 |
| Hardware and maintenance | Hardware for EDCAPS platform and maintenance agreements to ensure system availability and reliability. | Back Office Services | Asset / Materials Management | Computers / Automation Management |  |  | No Reuse | 4 |
| Development Network Support | Configures, administers, maintains, and troubleshoots remote site GAPS servers and GAPS/e-Grants desktops utilized by the GAPS development team. Monitors and maintains the remote site GAPS development servers and desktops on a daily basis utilizing system-monitoring tools such as Performance Analysis Web Zone (PAWZ) and Insight manager. | Back Office Services | Asset / Materials Management | Computers / Automation Management |  |  | No Reuse | 1 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Back Office Services | Data Management | Data Exchange |  |  | No Reuse | 2 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Back Office Services | Data Management | Extraction and Transformation |  |  | No Reuse | 2 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Back Office Services | Data Management | Meta Data Management |  |  | No Reuse | 2 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Back Office Services | Development and Integration | Data Integration |  |  | No Reuse | 2 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Back Office Services | Development and Integration | Enterprise Application Integration |  |  | No Reuse | 2 |
| Application/Integration Testing | Provides thorough testing of new EDCAPS releases. There are six scheduled releases per year as well as emergency ones as needed. The A&I team works closely with our acceptance test teams to effectively plan the components of EDCAPS releases. They maintain and update the A&I test plans, and execute the A&I test scripts for FMSS, GAPS, the e-Grants suite of applications, CPSS, TMS, internal interfaces, and external feeder-system file processing. | Back Office Services | Development and Integration | Instrumentation and Testing |  |  | No Reuse | 27 |
| EDNET Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Back Office Services | Development and Integration | Instrumentation and Testing | Instrumentation and Testing | 018-24-02-00-01-1020-00 | Internal | 0 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Back Office Services | Development and Integration | Legacy Integration |  |  | No Reuse | 2 |
| Core Systems Training | Supports delivery of training to EDCAPS end users to build their skills and knowledge. The team assists with classroom training, dry-run sessions, and conference room pilots. They modify existing training documentation to accommodate resolution of software defects and reflect changes in system functionality, and maintain the training-environment with the latest production builds. | Back Office Services | Human Resources | Education / Training |  |  | No Reuse | 4 |
| Program Management and Admin. Support | Provides overall technical and management direction for the entire EDCAPS Support Services contract. Provides QA and QC functions, tracks milestone achievement, and provides project reporting. The team supervises and guides the EDCAPS contractor as a whole, thereby serving a vital intergroup-coordination function. This team provides oversight of EDCAPS activities and their status, coordinating resources and aligning efforts with overall EDCAPS objectives and operations. | Business Management Services | Management of Processes | Change Management |  |  | No Reuse | 6 |
| Configuration Management | Manages a CM process that works across the multiple technologies that support EDCAPS applications. | Business Management Services | Management of Processes | Configuration Management |  |  | No Reuse | 2 |
| Program Management and Admin. Support | Provides overall technical and management direction for the entire EDCAPS Support Services contract. Provides QA and QC functions, tracks milestone achievement, and provides project reporting. The team supervises and guides the EDCAPS contractor as a whole, thereby serving a vital intergroup-coordination function. This team provides oversight of EDCAPS activities and their status, coordinating resources and aligning efforts with overall EDCAPS objectives and operations. | Business Management Services | Management of Processes | Program / Project Management |  |  | No Reuse | 6 |
| Program Management and Admin. Support | Provides overall technical and management direction for the entire EDCAPS Support Services contract. Provides QA and QC functions, tracks milestone achievement, and provides project reporting. The team supervises and guides the EDCAPS contractor as a whole, thereby serving a vital intergroup-coordination function. This team provides oversight of EDCAPS activities and their status, coordinating resources and aligning efforts with overall EDCAPS objectives and operations. | Business Management Services | Management of Processes | Quality Management |  |  | No Reuse | 6 |
| Configuration Management | Manages a CM process that works across the multiple technologies that support EDCAPS applications. | Business Management Services | Management of Processes | Requirements Management |  |  | No Reuse | 2 |
| EDNET Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Business Management Services | Organizational Management | Network Management | Network Management | 018-24-02-00-01-1020-00 | Internal | 0 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Support Services | Security Management | Access Control |  |  | No Reuse | 2 |
| System Support Services | Specialized consulting services including system administrators, DBAs, security analysts. | Support Services | Security Management | Access Control |  |  | No Reuse | 3 |
| EDNET Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Support Services | Security Management | Cryptography | Cryptography | 018-24-02-00-01-1020-00 | Internal | 0 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Support Services | Security Management | Digital Signature Management |  |  | No Reuse | 2 |
| ISS Security | ADP Security(testing, monitoring, scanning tools) | Support Services | Security Management | Intrusion Detection |  |  | No Reuse | 0 |
| EDNET Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Support Services | Security Management | Intrusion Detection | Intrusion Detection | 018-24-02-00-01-1020-00 | Internal | 0 |
| ISS Security | ADP Security(testing, monitoring, scanning tools) | Support Services | Security Management | Intrusion Prevention |  |  | No Reuse | 0 |
| Software and maintenance | Software for EDCAPS platform and maintenance agreements to ensure system availability and reliability. The agreements ensure we get bug fixes and upgrades throughout the year. These are necessary to keep us current with releases. | Support Services | Systems Management | License Management |  |  | No Reuse | 11 |
| Systems Operation/Implementation Support | Manages and maintains the EDCAPS Oracle databases and application environments on a daily basis. Utilizes the Oracle Enterprise Manager tool to monitor and administer these environments for optimum performance and minimal downtime. Provides issues-resolution support to the development, training, application and integration testing, acceptance testing, GAPS, CPSS, FMSS, and TMS teams. Refreshes the Oracle databases and applications to provide data consistency. | Support Services | Systems Management | System Resource Monitoring |  |  | No Reuse | 2 |

| Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM. |
| --- |
| A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission. |
| 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government. |
| Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the funding level transferred to another agency to pay for the service. |
| 4. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e. vendor or product name) |
| --- | --- | --- | --- | --- |
| Enterprise Application Integration | Component Framework | Business Logic | Platform Dependent | Microsoft Visual Basic |
| Enterprise Application Integration | Component Framework | Business Logic | Platform Independent | Microsoft C++ |
| License Management | Component Framework | Data Management | Reporting and Analysis | Oracle Runtime;Cognos Impromtu;Cognos Query |
| Digital Signature Management | Component Framework | Security | Certificates / Digital Signatures | TBD |
| Intrusion Detection | Component Framework | Security | Supporting Security Services | Intrusion Detection Services |
| Cryptography | Component Framework | Security | Supporting Security Services | UNIX Secure Shell |
| Network Management | Service Access and Delivery | Service Requirements | Hosting | Internal provided by EDNET |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Provided by EDNET |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Provided by EDNET |
| Enterprise Application Integration | Service Interface and Integration | Integration | Middleware | Oracle PL SQL and Net 8 |
| License Management | Service Platform and Infrastructure | Database / Storage | Database | Oracle |
| Enterprise Application Integration | Service Platform and Infrastructure | Database / Storage | Storage | IBM SAN |
| Enterprise Application Integration | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | Sun SunFire; Compaq ProLiant; IBM PSeries |
| Requirements Management | Service Platform and Infrastructure | Software Engineering | Modeling | Rational Rose |
| Configuration Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Rational Enterprise Suite and Rational Clearcase |
| Instrumentation and Testing | Service Platform and Infrastructure | Software Engineering | Test Management | Mercury Interactive Load Runner/Win Runner |
| Enterprise Application Integration | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Microsoft Windows and Sun Solaris Provided by EDNET; IBM AIX |

| Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |
| --- |
| In the Service Specification field, Agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |
| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | No |
| a. If "yes," please describe. |
| 6. Does this investment provide the public with access to a government automated information system? | No |
| a. If "yes," does customer access require specific software (e.g., a specific web browser version)? |  |
| 1. If "yes," provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services). |  |

Exhibit 300: Part II: Planning, Acquisition and Performance Information

| Alternatives Analysis |
| --- |
| Part II should be completed only for investments identified as "Planning" or "Full Acquisition," or "Mixed Life-Cycle" investments in response to Question 6 in Part I, Section A above. |
| In selecting the best capital asset, you should identify and consider at least three viable alternatives, in addition to the current baseline, i.e., the status quo. Use OMB Circular A- 94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |
| 1. Did you conduct an alternatives analysis for this project? | Yes |
| a. If "yes," provide the date the analysis was completed? | 5/31/2006 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |
| 2. Alternative Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |

| Send to OMB | Alternative Analyzed | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |
| --- | --- | --- | --- | --- |
| True | Contractor Support- Single contract- | Utilize contractor personnel under a single contract vehicle to provide support for the entire EDCAPS platform including infrastructure support, and application and integration testing under a single performance based contract. |  |  |
| True | Cotractor Support- Multiple contracts | This alternative differs from alternative one in that instead of a single contract provide support for ISS operations we would create seperate contracts for each piece of EDCAPS. This solution would provide greater opportunity for small business participation. |  |  |
| True | Government Personnel/Minimal Contractor Support with multiple contracts- | This alternative would turn over all support for the EDCAPS infrastructure to the Department. These functions include: system operations and implementation support, development network support, architecture planning, configuration management and reporting infrastructure support. |  |  |
| True | Maximize contractor support | Replace all Government FTE with contractor personnel. Contractors would support the entire EDCAPS platform with minimal government support. |  |  |

3. Which alternative was selected by the Agency's Executive/Investment Committee and why was it chosen?

We have selected alternative one- Contractor Support- Single contract. By consolidating responsibility for EDCAPS under a single contract we insure the systems remain tightly integrated and minimize compatibility issues. Coordination between systems is seemless, ISS is able to take a global look at EDCAPS and make decisions that benefit all systems. Without this central coordination, we risk that the systems will become isolated and make changes without regards to the affect on other systems. Improvements, such as the roll-out of the Rational Unified Process would be jeopardized, and others, such as the upgrade of the technical infrastructure may not have occurred so smoothly. This coordination takes on greater importance now as we update systems and move forward with our eGov initiatives, in order to maximize their benefit. Alternative two, Contractor Support- Multiple contracts, would provide greater opportunity for small business participation. However, the Government would be left with the difficult task of directing the activities of multiple contractors with competing interests who are working on integrated systems that require them to work closely together. Increased contractor monitoring and administration would be required under this alternative and might result in the need for an additional FTE to handle this. In addition, multiple contractors often point fingers when problems arise which results in project delay and more administrative burden. Finally, duplicate contractor overhead expenses such as management would likely increase costs.Alternative three, Government Support, would provide reduced dependency on contractor support. As a result, however, the Department would not have access to the technical resources that would be available through a contractor and might not be able to get as qualified people to perform the technical tasks. In addition, the Department would lose the flexibility to increase or decrease resources as requirements arose or went away. With a full time staff trained in the way things are being done, the Department would not be able to change technical direction or keep up with technology as quickly as it would be by hiring a contractor with the desired expertise. If service levels began to slip, it would be more difficult to remove Department employees than to replace a contractor This reduced ability to respond to change increases the risk associated with alternative three and outweighs any cost savings.

4. What specific qualitative benefits will be realized?

The benefits of a single contractor include: strong, centralized management across systems and subcontractors, increased knowledge sharing between systems, tighter system integration, coordinated development and release processes, reliable system performance, improved reporting capabilities, and greater ability to respond to internal and external information inquiries. In addition, this alternative increases efficiencies by minimizing overhead, such as management (both internal and contractor), reporting, and oversight, associated with multiple contractors. Finally, this approach insures that as we move forward with the modernization of the EDCAPS components, we have the necessary skills and expertize available to maintain the overall system's integrity thus minimizing our risk.

| Risk Management |
| --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 10/25/2006 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |
| 3. Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule: |
| Because ISS is largely steady state, cost and schedule risk are much less than in a development project. We have minimized our cost risk by utilizing a fixed price contract for the bulk of the work. A small management reserve was included to cover unexpected expenses throughout the project. This was based on historical trends and was estimated at approximately $100,000/year. |

| Cost and Schedule Performance |
| --- |
| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard-748? | No |
| 2. Answer the following questions about current cumulative cost and schedule performance. The numbers reported below should reflect current actual information. (Per OMB requirements Cost/Schedule Performance information should include both Government and Contractor Costs): |
| a. What is the Planned Value (PV)? | 55859.879000 |
| b. What is the Earned Value (EV)? | 55983.070000 |
| c. What is the actual cost of work performed (AC)? | 54350.847000 |
| d. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor Only |
| e. "As of" date: | 12/31/2006 |
| 3. What is the calculated Schedule Performance Index (SPI= EV/PV)? | 1.000000 |
| 4. What is the schedule variance (SV = EV-PV)? | -11.342000 |
| 5. What is the calculated Cost Performance Index (CPI = EV/AC)? | 1.030000 |
| 6. What is the cost variance (CV=EV-AC)? | 1646.893000 |
| 7. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| a. If "yes," was it the? |  |
| b. If "yes," explain the variance: |
| c. If "yes," what corrective actions are being taken? |
| 8. Have any significant changes been made to the baseline during the past fiscal year? | No |
| 8. If "yes," when was it approved by OMB? | No |