Silicon Valley Rapid Transit Corridor

Santa Clara County, California

(November 2004)

The Santa Clara Valley Transportation Authority (SCVTA) is proposing to implement a 16.3-mile heavy rail extension from a proposed Bay Area Rapid Transit (BART) station at Warm Springs (currently under NEPA review) to downtown San Jose and the Norman Y. Mineta International Airport.  The current project scope includes the construction of at-, below-, and above-grade heavy rail track; seven passenger stations, five of which include substantial park-and-ride facilities; and a new maintenance yard.  The project would also add 106 vehicles to the BART systemwide fleet.  The Silicon Valley Rapid Transit Corridor project would operate as an extension to BART’s Orange (to Richmond) and Green (to Daly City) lines, providing a combined six-minute headway between downtown San Jose and Oakland.

Because of rapid job growth in Silicon Valley in the 1990’s and residential growth in Alameda and Contra Costa Counties, travel conditions on regional highway facilities have worsened.  The proposed BART extension is intended to help address the imbalance between jobs and affordable housing in Silicon Valley by providing commuters alternatives to travel on I-680 and I-880, the two major north-south highway facilities connecting Santa Clara County with East San Francisco Bay communities.  The proposed project is further intended to improve regional transit connections between BART, SCVTA’s light rail and bus systems, and Caltrain and ACE commuter rail services, thereby expanding transit access to Santa Clara, Contra Costa, and Alameda counties, as well as to the city of San Francisco.

| Summary Description |
| --- |
| Proposed Project: | Heavy Rail |
|  | 16.3 Miles 7 Stations |
| Total Capital Cost ($YOE): | $6,151.3 Million (including $832 million in finance charges) |
| Section 5309 New Starts Share ($YOE): | $973.0 Million (15.8%) |
| Annual Forecast Year Operating Cost: | Not Available |
| Ridership Forecast (2025): | Not Available |
| Opening Year Ridership Forecast: | Not Available |
| FY 2006 Finance Rating: | Medium-Low |
| FY 2006 Project Justification Rating: | Not Rated |
| FY 2006 Overall Project Rating: | Not Recommended |

The project is rated Not Recommended based on the poor operating financial condition of SCVTA and the lack of funding available to operate the proposed major transit capital investment.  In addition, the project is Not Rated for project justification for the third consecutive year because SCVTA has not provided reliable estimates of project ridership and travel-time benefits.  FTA is continuing to work with SCVTA to improve its travel forecasting procedures, and requires that an acceptable estimate of project ridership and travel-time benefits be produced by June 30, 2005 in order for the project to maintain preliminary engineering (PE) status and be reported in next year’s Annual Report on New Starts.  Furthermore, SCVTA must provide evidence of an adequate financial plan for the project (as demonstrated by passage of a proposed ballot measure to generate new sales tax revenues for the agency) by November 2006 in order to continue to maintain PE status and be reported in the FY 08 Annual Report on New Starts.  In the meantime, FTA will work with SCVTA to explore opportunities for phased implementation of the project.

SCVTA is requesting $973 million in New Starts funding for the project.  Historically, more than $500 million in New Starts funding has only rarely been provided to any single major capital investment project.

Project Development History and Current Status

SCVTA completed a major investment study of potential transportation options in the project corridor in November 2001, resulting in the selection of an extension of BART to downtown San Jose as the locally preferred alternative.  FTA approved SCVTA’s request to initiate preliminary engineering (concurrent with initiation of a Draft Environmental Impact Statement (EIS)) on the Silicon Valley Rapid Transit Corridor project in September 2002.  Since then, concerns about SCVTA’s financial condition and the cost effectiveness of the project prompted FTA to suggest that SCVTA consider advancing a minimum operable segment (MOS) of the proposed extension as the New Starts project.  SCVTA responded by suggesting the elimination of stations from the project scope while maintaining the full 16.3-mile alignment, which resulted in only modest cost reductions.  The full seven-station project scope is the subject of this evaluation.

In May 2004, the US Environmental Protection Agency recommended that FTA cease action on the Silicon Valley Rapid Transit Corridor EIS until a NEPA Record of Decision (ROD) is issued on the BART extension to Warm Springs.  A ROD on the Warm Springs extension is anticipated in Spring 2005.  SCVTA is continuing to advance the current Silicon Valley Rapid Transit Corridor project scope through the State environmental review process and is contemplating re-initiating Federal NEPA review in late 2005, reflecting the results of value engineering and any further scope modifications including a potential MOS in the corridor.

Significant Changes Since Last Evaluation (November 2003)

There have been no significant changes to the project scope or SCVTA’s submission of information since last year.  SCVTA has corrected the cost estimate reported last year to include finance charges.

Project Justification Rating: Not Rated

The project is Not Rated based on the absence of reliable information on the cost effectiveness of the project, despite a Medium-High rating for transit-supportive land use.

Cost Effectiveness Rating: Not Rated

As noted, SCVTA has not submitted to FTA acceptable estimates of the travel-time benefits of the Silicon Valley Rapid Transit Corridor project; therefore FTA cannot rate its cost effectiveness.  FTA is continuing to work with SCVTA to develop an acceptable and reliable travel forecast for the project.

.

Transit-Supportive Land Use Rating: Medium-High

The Medium-High rating reflects the Medium-High ratings assigned to transit-supportive land use policies and performance and the Medium rating assigned to existing land use.

Existing Land Use: Medium

- In 2000, the station area employment was approximately 51,500 jobs. The San Jose central business district (CBD) area employment is approximately 31,600 jobs.   Population density within the corridor is estimated at 7,100 residents per square mile.

- Existing pedestrian facilities in the station areas are quite good and include sidewalks, crosswalks, curb cuts and bike lanes.

- Downtown San Jose is compact and pedestrian-friendly.  A variety of uses, but mostly a range of residential development and industrial uses, surround stations outside of downtown San Jose.

- A significant number of parking spaces exist at the Great Mall of the Bay Area, near the Montague Crystal Station, the Flea Market south of the proposed Berryessa Station and an area northwest of that station.  The San Jose city council has accepted the redevelopment agency’s recommendation to construct five parking garages with more than 4,100 spaces in the downtown area over the next several years.

Transit-Supportive Plans and Policies: Medium-High

- There is a concerted effort by all jurisdictions, through the establishment of goals and policies, to concentrate development, conserve open space, and contain sprawl.

- Local jurisdictions have created several specific planning areas associated with the proposed station sites with high density requirements and enhanced design characteristics in order to foster increases in development and improvements in the character of the station areas.

- The California legislature amended the Transit Village Plan in February 2003.  The term “transit facilities” now includes rail, ferry, bus or bus transfer stations, not just rail stations.  The amendment also significantly streamlines the process for cities to create and implement transit villages and expand opportunities for joint development projects with other agencies.  Furthermore, numerous recently approved general amendments and adopted master plans will enhance the transit-friendly character of the corridor and station area development and improve pedestrian facilities.

- Zoning provisions promote mixed-use higher-density development, transit-friendly character,  and improvement of pedestrian facilities.  Provisions also include allowances for reduced parking within the corridor and station areas.

- SCVTA, as well as other stakeholder entities, has made public involvement, promotion, and cooperation instrumental in their planning efforts.  SCVTA has demonstrated efforts to involve the development community in transit-oriented development plans.

Performance and Impacts of Policies: Medium-High

- The city of San Jose has multiple projects under construction that will transform under-utilized space into high-density uses.

- A considerable amount of light industrial/warehouse usage is present in station areas, offering significant possibilities for new high-density development.  The station areas are not constrained by well-established low-density residential development.

- The Silicon Valley Rapid Transit Corridor is located in the heart of the Silicon Valley and is projected to experience significant growth.  This area is projected to have the greatest numerical population and employment growth within the region.

Other Project Justification Criteria

| Mobility Improvements Rating: Not Rated |
| --- |
| Within ½-mile radius of boarding areas: Existing Employment Projected Employment (2025) Low Income Households (% of total HH) Average Per Station: Employment Low Income Households Transportation System User Benefit Per Project Passenger Mile (Minutes) | 51,500 77,900 4,200 (36)% 7,357* 600* New Start vs. Baseline N/A* |
| Environmental Benefits Rating: Not Rated |
| Criteria Pollutant (Reduction in tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds (VOC) Particulate Matter (PM10) Carbon Dioxide (CO2) Criteria Pollutant Status Carbon Monoxide 8-Hour Ozone (O3) Annual Energy Savings (million British Thermal Units) | New Start vs. Baseline N/A N/A N/A N/A N/A EPA Designation Maintenance Area* Marginal Non-Attainment Area* N/A |
| Operating Efficiencies Rating: Not Rated |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline N/A* | New Start N/A* |

* Indicates that measure is a component of rating for each criterion.

N/A indicates information was not available for this measure.

# Local Financial Commitment Rating: Medium-Low

The Medium-Low rating for local financial commitment is based on Medium-Low and Low ratings for the capital and operating finance plans, respectively.

Section 5309 New Starts Share of Total Project Costs: 16%

Rating: High

SCVTA is requesting approximately 16 percent as the New Starts share of total project costs, which results in a High rating for this measure.

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $973.0 | 15.8% |
| State: Traffic Congestion Relief Program | $649.0 | 10.6% |
| Local: Measure A Sales Tax Revenue Measure A Bond Proceeds Other Local Funds | $1,722.4 $1,590.9 $1,216.0 | 28.0% 25.9% 19.8% |
| Total: | $6,151.3 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of the figures may differ from the total as listed due to rounding.

# Capital Finance Plan Rating: Medium-Low

The capital finance plan is rated Medium-Low, based upon the ratings assigned to each of the subfactors listed below.  SCVTA earned a High rating for commitment of capital funds, a Medium-High rating for capital condition, a Medium-Low rating on completeness of the plan, and Low ratings on capital funding capacity and capital cost estimates and planning assumptions.  These ratings average to Medium, but the rating was lowered to Medium-Low due to the Low rating for the capital cost estimate and planning assumptions subfactor.

#### Agency Capital Condition: Medium-High

- SCVTA’s bus fleet average age is 4.5 years, which is significantly younger than the industry average.

- The agency has a good bond rating from Fitch of A+, which was issued in September 2003.

#### Completeness of Capital Plan: Medium-Low

The submittal was only partially complete.  Although it included a 20-year cash flow statement, it was missing identification of key assumptions, fleet management plans, historical information, supporting documentation and a sensitivity analysis.

#### Commitment of Capital Funds: High

- Approximately 64 percent of non-New Starts funding is committed.  The committed funds are composed entirely of local “Measure A” sales tax revenues, either cash or proceeds from bonds that are secured by this tax.

#### Capital Funding Capacity:  Low

- SCVTA cannot cover any cost increases or funding shortfalls – its income stream is fully leveraged, as indicated by only a 1.0 net coverage ratio on debt backed by Measure A sales tax revenue.

#### Capital Cost Estimate and Planning Assumptions: Low

### The lack of information submitted did not allow for informed judgments to be made regarding the reasonableness of capital planning assumptions.

#### Operating Finance Plan Rating: Low

The operating finance plan is rated Low, based upon the ratings assigned to each of the subfactors listed below.  SCVTA was assigned a Medium-High rating for commitment of operating funds, but it received a Low rating for all other subfactors.  The average of these ratings is Medium-Low, but the rating has been lowered to Low due to the Low rating for the operating cost estimates and planning assumptions subfactor.

#### Agency Operating Condition: Low

- SCVTA is in poor condition with recent service cutbacks.  The agency will need in increase in dedicated tax revenues in order to sustain existing operations.

- SCVTA’s current ratio of assets to liabilities could not be evaluated because SCVTA did not submit a current comprehensive annual financial report.

#### Completeness of Operating Plan: Low

- The operating plan was incomplete.  It included a cash flow statement for years 2004-2010, and one-year snapshots for years 2015, 2020, and 2025.  No historical information was provided.  Key assumptions and supporting documentation were also not provided.

#### Commitment of Operating Funds: Medium-High

#### Over 75 percent of operating funding is committed, including passenger revenues, revenues from the existing ½-cent sales tax levied by SCVTA, Transportation Development Act sales tax revenues, FTA Section 5307 formula funds (for preventative maintenance), investment and other income, and State grants.  The remaining operating funds derive from a new 3/8-cent sales tax that SCVTA hopes to have approved in November 2006.

#### Operating Funding Capacity: Low

- SCVTA cannot sustain existing operations or operate this new project without a new revenue source.

#### Operating Cost Estimates and Planning Assumptions: Low

- The lack of information submitted did not allow for informed judgments to be made regarding the reasonableness of the operating cost estimates and planning assumptions.

Map