TECHNICAL SUPPORT SERVICES CONTRACT (TSSC-II)

MANAGEMENT/ADMINISTRATION HANDBOOK

June 11, 1998

DEPARTMENT OF TRANSPORTATION

FEDERAL AVIATION ADMINISTRATION

FOREWORD

The Federal Aviation Administration (FAA) has entered into a Technical Support Services Contract (TSSC-II) with  Raytheon Support Services Company (RSSC), hereinafter referred to as the Contractor, to provide supplemental technical support to Airway Facilities and Equipment resources in their efforts towards implementation of the National Airspace System (NAS).

The Contractor shall provide support in Site Selection analysis and recommendation; Site Preparation; Environmental Remediation; and Installation and Test.  Work shall be performed at any location within the 50 United States; including its possessions and territories, the District of Columbia, and Puerto Rico as designated by the Government in a Work Release.

Robert D. Long

Program Director for

NAS Transition and Integration

TABLE OF CONTENTS

CHAPTER 1.	GENERAL INFORMATION	1-1

1-1.   PURPOSE.	1-1

1-2.   DISTRIBUTION.	1-1

1-3.   BACKGROUND.	1-1

1-4.   ACRONYMS.	1-2

1-5.   TERMINOLOGY.	1-2

1-6.   DOCUMENT REVISIONS.	1-2

CHAPTER 2.	SCOPE AND ADMINISTRATION	2-1

2-1.   GENERAL.	2-1

2-2.   CONTRACT MANAGEMENT OVERVIEW.	2-2

2-3.   TYPES OF WORK.	2-4

2-4.   WORK RELEASE CATEGORIES.	2-6

2-5.   CONTRACT TYPE SUPPORT SERVICES.	2-9

2-6.   SERVICES AVAILABLE.	2-10

2-7.   DAVIS-BACON ACT WORK ACTIVITIES.	2-10

2-8.   CREW/TEAM CONCEPT.	2-11

2-9.   WORK ACTIVITIES EXCLUDED FROM TSSC-II.	2-11

2-10.   CONTRACTOR FURNISHED MATERIEL (CFM), EQUIPMENT, AND SERVICES.	2-12

2-11.   FAA MANAGEMENT OFFICIALS  DESIGNATION  AND  RESPONSIBILITIES.	2-12

2-12.   CONTRACT PERFORMANCE EVALUATION.	2-19

2-13. 	CUSTOMER SATISFACTION SURVEYS.	2-21

CHAPTER 3.	FISCAL PROCEDURES	3-1

3-1.   GENERAL.	3-1

3-2.   TSSC-II PROGRAM MANAGEMENT FUNDING.	3-1

3-3.  TSSC-II PROJECT FUNDING.	3-2

3-4.   IDENTIFYING TSSC-II PROJECTS.	3-2

3-5.   TSSC-II AUTHORIZED EEP DESCRIPTIONS AND NUMBERS.	3-5

3-6.   PREPARATION OF ESTABLISHMENT ENGINEERING PLAN DATA SHEETS.	3-8

3-7.   PROCUREMENT REQUEST.	3-10

3-8.   NATIONAL (TSSC) PROGRAM OFFICE PROCESSING.	3-12

3-9.   CONTRACT MODIFICATION DISTRIBUTION.	3-12

3-10.   MODIFICATION SCHEDULE.	3-13

CHAPTER 4.	WORK RELEASE PROCESS	4-1

4-1.   GENERAL.	4-1

4-2.   OBJECTIVE OF WORK RELEASES.	4-1

4-3.   TYPES OF WORK RELEASES.	4-1

4-4.   PRELIMINARY WORK RELEASE (PWR).	4-3

4-5.   CREATING A NEW WR - PWR.	4-4

4-6.   PREPARATION OF WR SECTION A COVER SHEET.	4-8

4-7.   WORK RELEASE PLAN.	4-20

4-8.   EVALUATION OF THE CONTRACTOR'S WORK RELEASE PLAN.	4-22

4-9.   ISSUING THE FWR.	4-23

4-10.   PROCESSING REVISIONS TO A WR.	4-24

4-11.   WR CHANGE ACTION PROCESS.	4-25

4-12.   SCHEDULING.	4-33

4-13.   PRODUCT/WORK ACCEPTANCE.	4-33

4-14.   WR CLOSE-OUT AND RECORDKEEPING.	4-34

4-15.  F&E PROJECT CLOSE-OUT (widely called Capitalization).	4-37

CHAPTER 5.	CONTRACTOR RESPONSIBILITIES	5-1

5-1.  SCOPE.	5-1

5-2.  RSSC’S OVERALL MANAGEMENT RESPONSIBILITIES.	5-1

5-3.  TSSC PERSONNEL/STAFFING.	5-1

5-4.  TSSC OFFICE LOCATIONS.	5-2

5-5.  QUALITY CONTROL.	5-2

5-6.  STANDARDS OF CONDUCT.	5-2

5-7.   SECURITY REQUIREMENTS.	5-3

5-8.  TSSC EMPLOYEE IDENTIFICATION.	5-5

5-9.  SAFETY.	5-5

5-10.  PROGRAM STATUS REVIEW (PSR) MEETINGS.	5-6

5-11.  WRITTEN ALERTS.	5-6

CHAPTER 6.	SPECIAL REQUIREMENTS/SERVICES	6-1

6-1.  RECRUITMENT AND ORGANIZATIONAL ACTIVITIES.	6-1

6-2.  ORGANIZATIONAL CONFLICTS OF INTEREST.	6-1

6-3.  SUBCONTRACTING REQUIREMENTS.	6-2

6-4.  SUBCONTRACTORS/CONSULTANTS/INTERDIVISIONAL TRANSFERS.	6-2

6-5.  SUBCONTRACTING GOALS FOR SMALL BUSINESSES (SB), SMALL DISADVANTAGED BUSINESSES (SDB), AND WOMEN-OWNED BUSINESSES (WOB).	6-3

6-6.  BONDING AND INSURANCE.	6-3

CHAPTER 7.	INVOICE PAYMENTS	7-1

7-1.  INVOICE PREPARATION, BILLING CYCLE, AND SUBMISSION.	7-1

7-2.  INVOICE CERTIFICATION AND PAYMENT.	7-1

CHAPTER 8.	TSSC FIELD INTERFACES	8-1

8-1.  GENERAL.	8-1

8-2.  COORDINATION WITH THE AF ORGANIZATION.	8-1

8-3.  SYSTEM MANAGEMENT OFFICES (SMO) AND OR SMO MANAGEMENT FIELD OFFICE INTERFACE.	8-3

8-4.  FACILITY RESPONSIBILITY.	8-4

8-5.  NOTICE TO AIRMAN (NOTAM) ISSUANCES.	8-6

8-6.  CONTRACTOR ACCEPTANCE INSPECTION (CAI).	8-8

8-7.  FACILITY COMMISSIONING/DECOMMISSIONING.	8-9

8-8.  LIAISON ACTIVITIES.	8-9

CHAPTER 9.	TSSC EXTERNAL RELATIONSHIPS	9-1

9-1.  GENERAL.	9-1

9-2.  AIRPORT SPONSORS/AUTHORITIES.	9-1

9-3.  FACILITY SITE PROPERTY OWNERS.	9-2

9-4.  UTILITY COMPANIES.	9-2

9-5  OTHER GOVERNMENT CONTRACTS, CONTRACTORS & ORGANIZATIONS.	9-2

9-6.  OTHER.	9-2

CHAPTER 10.LOGISTICS	10-1

10-1.  GENERAL.	10-1

10-2.  GOVERNMENT PROVIDED SERVICES.	10-1

10-3.  USE OF GOVERNMENT FACILITIES AND EQUIPMENT.	10-2

10-4.  SMO LEVEL SUPPORT AND CONDITIONS.	10-5

10-5  MATERIEL MANAGEMENT.	10-6

CHAPTER 11.FAA TECHNICAL SUPPORT TO TSSC	11-1

11-1.  GENERAL.	11-1

11-2.  FAA INTERVENTION.	11-1

11-3.  SMO SUPPORT.	11-2

11-4.  REGIONAL OFFICE TECHNICAL SUPPORT.	11-3

11-5.  FAA LOGISTICS CENTER SUPPORT.	11-3

11-6.  FAA HEADQUARTERS TECHNICAL ASSISTANCE.	11-3

11-7.  TRAINING SUPPORT.	11-4

APPENDIX 1.  LIST OF ACRONYMS

APPENDIX 2.  TSSC OFFICE LOCATIONS

APPENDIX 3.  ATTACHMENT J.002, LIST OF CANDIDATE PROJECTS

FOR WORK RELEASES

# GENERAL INFORMATION

## 1-1.   PURPOSE.

This Technical Support Services Contract (TSSC-II) Management/Administration Handbook serves as a resource for the Technical Support Services Contract, DTFA01-95-C-00015, awarded to Raytheon Support Services Company (RSSC), on June 22, 1995.  The Contract is referred to as the TSSC-II, and is a cost-plus-fixed-fee (CPFF) contract with a maximum period of performance of seven years: a three-year base period with two, two-year options, if exercised.

The purpose of the TSSC-II Management/Administration Handbook (Handbook) is to serve as a resource for personnel involved in the management and administration of the TSSC-II.  The Contract is the governing document in all situations; the Handbook is to be used as a supplement to the Contract.  Questions regarding the contents of the Handbook should be directed to the TSSC Program Office for clarification.

## 1-2.   DISTRIBUTION.

This order is distributed to the division level in Airway Facilities, and Office of Acquisition in Washington ; to the division level in the FAA Logistics Center at the Aeronautical Center; to the division level in the Logistics division and Facilities Management division at the Technical Center; to the branch level in the regional Airway Facilities divisions; and to all Airway Facilities field offices with a standard distribution.

## 1-3.   BACKGROUND.

The Federal Aviation Administration (FAA) has entered into a Technical Support Services Contract (TSSC) with  Raytheon Support Services Company (RSSC), hereinafter referred to as the Contractor, to provide supplemental technical support to Airway Facilities and Equipment resources in their efforts towards implementation of the National Airspace System (NAS).

The Contractor shall provide support in Site Selection analysis and recommendation; Site Preparation; Environmental Remediation; and Installation and Test.  Work may be performed at any location within the 50 United States; including its possessions and territories, the District of Columbia, and Puerto Rico as designated by the Government in a Work Release. Work may also be performed at locations worldwide under agreements pertaining to air transportation system facilities and equipment in foreign countries.

## 1-4.   ACRONYMS.

Appendix 1 of this Handbook provides the list of the acronyms and definitions used throughout this document.

## 1-5.   TERMINOLOGY.

Throughout this document, the term “regions” refers to the nine FAA regions (including ANI Service Implementation Centers located in each region), the Mike Monroney Aeronautical Center and the FAA Technical Center.  The term "head- quarters" refers to the FAA National headquarters located in Washington, DC.

In addition, use of the phrase CO/ACO shall mean “the Contracting Officer and/or the Administrative Contracting Officer.”  Similarly, the term TO/ATO shall mean "the Technical Officer and/or the Associate Technical Officer."

## 1-6.   DOCUMENT REVISIONS.

The Management/Administration Handbook will be updated as required.  Any errors or ambiguities detected by the users should be brought to the attention of the TSSC Program Office so that corrections can be incorporated in subsequent revisions.  Comments and suggestions are invited and would be appreciated.

# SCOPE AND ADMINISTRATION

## 2-1.   GENERAL.

- The FAA has entered into a Technical Support Services Contract (TSSC-II) to support implementation of the Federal Aviation Administration's (FAA) Facilities and Equipment (F&E) programs in the Aviation System Capital Investment Plan.

- The Government will initiate and authorize work under the Contract by issuing Work Releases (WRs).

- Under the Contract terms, RSSC shall furnish and make available all professional, technical, and support labor; management; services; supplies; materiel; data; and facilities required to accomplish all efforts ordered through the issuance of WRs.

- RSSC is guaranteed a minimum of 100,000 direct labor hours of effort during the first Contract year of the base performance period.

- This is not a requirements Contract and the Government may, at its own discretion, utilize in-house capabilities or other contractual vehicles to perform any work identified as a requirement within the Contract.

- RSSC is required to use the most current version, as well as future publications of FAA standards, Orders, notices, and standard drawings and specifications.

- Work efforts will cover the following work areas:  (See paragraph 2-3 of this chapter.)

- Facility site selection analysis and recommendations.

- Site preparation.

- Environmental remediation.

- Installation and test related to CIP programs.

- Work may be performed under the TSSC-II at any location within the 50 United States; including its possessions and territories, the District of Columbia, and Puerto Rico as designated by the Government in a Work Release. Work may also be performed at locations worldwide under agreements pertaining to air transportation system facilities and equipment in foreign countries.

- WRs will be prepared by the Government in accordance with procedures described in chapter 4 of this Handbook.

No costs shall be incurred in the performance of the Contract that:

- Are not in accordance with the Federal Acquisition Regulations (FAR) Part 31.

- Have not been authorized in accordance with properly issued and executed WRs.

- Only those activities directly related to and/or in support of the NAS may be the subject of WRs issued under this Contract.

- List of Candidate Projects for Work Releases, Section J, Attachment J.002 of the Contract, contains a list of projects from which the Government will select efforts that RSSC shall accomplish.  (See Appendix 3 for Attachment J.002.)

- Section J, Attachment J.002 (Appendix 3) shall not be considered to be all-inclusive of project work that may be accomplished under the Contract and shall be subject to change by the Government to reflect additions and/or deletions to the list of projects made during the annual updates to the CIP.

- The general types of work stipulated in paragraph 2-3 of this chapter shall not change.

- Selection of projects shall be at the sole discretion of the Government.

- RSSC is not authorized to perform any work outside the scope of the Statement of Work (SOW).  In the event RSSC has concerns about tasks that may be outside the scope of work of the Contract, RSSC should notify the Contracting Officer/Administrative Contracting Officer (CO/ACO) for resolution.

- While technical direction from the FAA may be necessary from time to time, the Contractor will ensure adherence to guidance concerning technical direction contained within the Contract.

## 2-2.   CONTRACT MANAGEMENT OVERVIEW.

The following sections provide an overview of the pertinent administration items to assist in the management of the Contract.

- Management of the TSSC-II includes, among other functions:

- Responsibility for the planning, funding, fiscal and technical control.

- Development and issuance of WRs.

- Scheduling and monitoring of project status.

- Certification of work accomplished.

- Evaluation of project and/or overall Contract performance.

- FAA management of the TSSC-II will be a coordinated effort, with designated officials having specific management responsibilities as described in paragraph 2-11 of this chapter.

- Since TSSC-II is a cost-plus-fixed-fee (CPFF) Contract, RSSC is entitled to reimbursement for costs incurred that are allowable, allocable, and reasonable in accomplishing authorized work or providing authorized equipment, materiel, or services.

- Consistent interaction and cooperation among FAA and RSSC personnel are essential.

- All actions to be taken by the FAA or RSSC shall be in the Government's best interest, costs and other factors considered.

- RSSC is entitled to be paid a fee, the basis and amount of which was established during Contract negotiations.

- Contractor Labor and Travel (CL&T) vs. Davis-Bacon Act Construction Subcontracting (Davis-Bacon).  CL&T and Davis-Bacon fees will be separately identified on the invoices submitted by RSSC.

- CL&T

The fee earned by RSSC is determined by the number of fee credit hours worked.  The percentage used to calculate fee will vary for the base Contract period and the two option periods.  For the purposes of TSSC-II, the term “fee credit hours" means the following:

- Direct labor hours of RSSC's personnel for which RSSC is entitled to reimbursement as a direct cost under the Contract.

- Direct labor hours of the personnel of any first-tier subcontractor (other than a subcontractor performing Davis-Bacon work as that term is defined in the Contract, provided that:

- The costs for such subcontract labor hours are chargeable to RSSC as a direct cost under a cost-reimbursement or a fixed-rate labor hour subcontract and are allowable costs under the Contract (examples would be contract service personnel and purchased labor).

- RSSC has obtained the written approval of the CO/ACO for such subcontract prior to award of the subcontract.

- DAVIS-BACON

The fee earned by RSSC is determined by the dollar value of Davis-Bacon subcontractor effort performed.  The percentage used to calculate fee will not vary for the base contract period and the two option periods.

## 2-3.   TYPES OF WORK.

Work under this Contract shall include efforts of the types indicated below:

a.  Site Selection.

- Provide analysis and recommendations, including the application of various technical criteria, regulatory criteria,

- cost benefit considerations, to help determine optimum specific facility sites within an FAA-designated area.

- Assist FAA personnel in the selection of geographical sites required for FAA NAS implementation.

- While RSSC assistance and recommendations will be sought, ultimate site selection decisions rest solely with FAA personnel.

- Various design, procurement, management, and coordination efforts needed to plan, accomplish, and monitor tasks of this nature shall be required.

b.  Site Preparation.

- Provide resources required for the development or adaptation of site-specific or standard designs to conduct construction activities that will include but are not limited to the following:

- Installation of concrete footings, piers, slabs or pads.

- Excavation and trenching.

- Access road, parking area, and walkway construction and paving.

- Building construction repair, modification, and/or modernization, including electrical and mechanical systems and architectural finishes.

- Tower erection, i.e., microwave link, radar, and towers.

- Cable system installation related to antenna, control, fiber optic, power, and signal functions.

- Facility security system installation.

- Utility and power distribution system installation.

- Site restoration or demolition.

- Removal and preparation for disposition of systems and equipment.

(2) Various other design, procurement, management, and coordination efforts needed to plan, accomplish, and monitor tasks of this nature may also be required and will be delineated within individual WRs.

c.  Environmental Remediation.

- Provide resources for the performance of environmental/hazardous material remediation for programs/projects to ensure environmental compliance.  Remediation efforts may include, but are not limited to the following:

- Fuel tank spills/fuel tank removal.

- Asbestos, lead-based paint, and PCB removal.

- Contaminated material cleanup.

- Proper disposal/documentation of contaminants.

(2) Work will typically include site surveys by qualified/certified personnel, who:

- Are knowledgeable of all applicable federal, state, and local regulations.

- Will locate, identify, and/or quantify material, chemicals, or other compounds.

- Will obtain all required permits and certifications for remediation.

- Will develop and implement all engineering packages required to accomplish the efforts.

- Will prepare all required environmental documentation, such as assessments and impact statements.

(3) Remediation may include actual disposal of hazardous material or the independent oversight of environmental remediation activities as performed by other contractors.

(4) In addition, various other design, procurement, management, and coordination efforts may be needed to plan, accomplish, and monitor tasks of this nature.

d.  Installation and Test.

- Provide resources for:

- The development of site-specific designs, or adaptation of standard designs.

- The conduct of electronic installation activities, which may include, but not be limited to, the following:

- Development of equipment installation designs.

- Purchase/assembly/rehabilitation of equipment/materiel in support of installation work.

- Relocation/modification of operational electronic systems and equipment.

- Placement of equipment.

- Electronic cable system installation related to antenna, control, fiber optics, power, and signal functions.

- Adjustment of equipment to specified operating parameters.

- Documentation of equipment parameters.

- Initial testing of equipment.

- Troubleshooting/performance resolution and coordination.

- Preparation for flight inspection/certification.

- Facility cleanup.

- Removal of obsolete electronic cables and equipment.

- Revision of engineering drawings ("redline" and "as built").

(2)  In addition, various other design, procurement, management and coordination efforts needed to plan, accomplish, and monitor tasks of this nature may be required.

## 2-4.   WORK RELEASE CATEGORIES.

a.  General.

All work to be accomplished under the TSSC-II will be authorized by a national or regional Work Release (WR).  Regional WRs are further defined as regional specific and regional general.  Procedures for WR preparation are presented in chapter 4 of this Handbook.

b.  National Category.

- Work to be accomplished in this category includes projects that are national in scope and/or cut across regional boundaries.

- TSSC program management for headquarters and the regions is issued under a National WR.  See Work Assignments below for an example of a National WR.

c.  Regional Categories.

Regionally issued WRs will typically be used when the work to be accomplished consists of a project or series of projects to be performed within a single region.  These WRs will normally fall into one of two basic types: regional specific or regional general.

- Regional Specific.

Regional specific WRs will cover work related to the implementation of specific systems or equipment to be utilized in the NAS.  Work in this category will culminate in the installation and/or commissioning of a facility or facilities, or in the completed preparation of a site or facility to enable installation of equipment by FAA or turnkey contractor personnel.

(2)  Regional General.

- Regional general WRs will typically represent a requirement for:

- A limited project deliverable; or

- A quantity of facilities and equipment (F&E) effort in specific work disciplines.

(b) The nature of regional general work is such that RSSC shall be required to perform an identifiable task, or series of tasks, and produce an identifiable product.  Work in this category would normally consist not of a total effort, but rather of accomplishing one or more tasks in the overall process of facility implementation.  This work would not normally culminate in the final installation of equipment or commissioning of a facility.

(c) WRs issued for this type of effort will specify the nature of the work to be accomplished, the type and length of effort, and the specific F&E disciplines required.

(d) See Work Assignments below for examples of regional general WRs.

d.  Work Assignments.

Work Efforts will encompass a wide variety of support functions.  Detailed specifications for work efforts will be provided by the Government to RSSC via Preliminary WRs (PWRs).  PWRs will enable RSSC to develop technical proposals in the form of WR Plans, as well as cost estimates.

(1)  National and Regional Specific WRs.  The work efforts will usually fall into any one or all of the activities described below:

- Providing for site selection analysis and recommendations, site design adaptation and preparation, modernization, relocation, and/or upgrading of all types of F&E encompassed by the NAS (ultimate work to be accomplished by RSSC, FAA F&E in-house personnel, or other subcontractors).

- Performing site selection and site preparation studies and cost estimates required for alteration, relocation, installation, and/or inspection of F&E.  Performing site preparation work when so directed.

- Providing technical support services required for the establishment, installation, tune-up, test, relocation, modernization, refurbishment, improvement, and modification of F&E.  Participating in Joint Acceptance Inspections (JAI) and/or flight inspections as required.

- Providing technical assistance in meeting environmental compliance for existing facilities.  Participating in identification of materials, chemicals, and other compounds that are considered hazardous in nature.  Assisting in remediation of these items to include oversight of disposal as appropriate.

- Providing technical services to prototype, test, document, and/or install modifications to NAS facilities for service improvement, maintainability, and/or supportability.  Services include use/development of Automated Test Equipment (ATE), Test Program Sets (TPS), and related interface hardware for facility/Lowest Replaceable Unit (LRU) diagnostics.

(2)  Regional General WRs.  Work efforts in this category will usually fall into any one or all of the categories described below:

- Providing technical personnel to support specified test activities.

- Performing field construction or installation surveillance (site construction supervisor or Resident Engineer [RE]).

- Providing field evaluations (such as environmental assessments and/or surveys).

- Providing electronic installation and construction support.

- Providing as-built drawings (drafting clean-ups).

- Providing support for rehabilitation of equipment.

e.  Examples of WRs.

(1)  The Leapfrog project is a good candidate for a National WR.  The project involves replacing airport surveillance radar (ASR) 4/5/6s with 7/8/9s.  The Leapfrog project involves equipment located in more than one region, nationwide, and some equipment transfer from region to region.  RSSC crews, after becoming familiar with and obtaining knowledge of the task required, would not have to “re-learn” the task, saving time and cost to the Government.  Their crews would also acquire an expertise of the task that increases the quality of the project.  The National Program Manager would manage the project by planning and coordinating the entire project for standardization, providing interregional coordination, and conveying lessons learned from one site to another.  The National Program Manager does the paperwork and provides funding, yet the task is accomplished in the field.

(2)  Another candidate project for an National WR would be a one-time project, such as the installation of a limited number of airport surface detection equipment (ASDE-3) project.  The project required the installation of a limited number of ASDEs, onlyone or two in some regions, four or five in others.  The task needed to be completed once (is not likely to be done again) but involved many locations throughout all regions.  However, the task was done by issuing Regional WRs.  Instead of having one crew acquire the knowledge and use that knowledge on subsequent design and installations, thus decreasing the learning curve, each region used crews with no previous ASDE experience.  This created cost overruns and schedule delays.

(3) The fuel tank removal and replacement projects are good candidates for a Regional Work Release.  Each project is site-specific with a number of projects to be completed within each region.

## 2-5.   CONTRACT TYPE SUPPORT SERVICES.

a.  TSSC-II is a support services Contract.  No personal services shall be performed under this Contract.  While Government employees may, and should, oversee contract task performance, employer-employee or supervisor-subordinate relationships between Government and RSSC personnel are prohibited.  To avoid situations that may lead to a personal services relationship, Government employees are to follow the guidelines listed below:

- Do not provide direct, daily supervision of RSSC employees.  RSSC’s representative (the RSSC supervisor) will receive work from the FAA and will supervise the RSSC employees.  Deal with RSSC’s supervisor in any matters affecting direction or supervision of RSSC employees.

- Do not provide any written or oral evaluation of RSSC employees’ performance.  Comments regarding any individual RSSC employee’s performance should be forwarded to the RSSC supervisor.

- Do not assign work to RSSC on a daily basis.  Work assignments should be as long-planned as possible.

- Do not permit a FAA supervisor to maintain close, daily contact with RSSC employees as they perform their assignments.  Such a relationship can be perceived as supervision, unlike a more distant and general oversight of RSSC operations.

- Do not permit the RSSC employees to present themselves as Government employees or use FAA routing symbols.

- Do not permit RSSC employees to state orally or in writing that they are acting on behalf of the Government.

- Do not involve the FAA in the selection of RSSC personnel.

- Do not use RSSC employees to fill any FAA vacancies.  RSSC personnel cannot substitute as replacements in vacant positions and cannot assume any FAA decision-making functions.

- Do have RSSC employees identify themselves as RSSC employees, and have them specify the name of the company for which they work when communicating with a third party in connection with this Contract.

b.  The CO or ACO should be notified for issues of clarification when any situation arises that appears to create a personal services relationship between the Government and any RSSC employee.

## 2-6.   SERVICES AVAILABLE.

TSSC-II will provide a wide range of services that may include installation planning (only after a specific site is identified by the FAA), equipment installation, tune-up and testing, minor construction, resident engineering work, site selection analysis and recommendation, adaptation of site specific survey and design data, and engineering studies below the level of typical architecture and engineering (A&E) activity.  For example, regional or national standard designs would be considered as outside the scope of the TSSC-II.  Adaptation of standard designs for site-unique requirements or one-of-a-kind design would normally fall within the scope of the TSSC.  Work to be accomplished by RSSC will be determined through a planning process described in chapter 4 of this document.

## 2-7.   DAVIS-BACON ACT WORK ACTIVITIES.

a.  For the purposes of the TSSC-II, the term "Davis-Bacon Act work" means any effort for construction, alteration, or repair work (including painting and decorating) that is authorized by a WR and is performed by laborers or other crafts personnel employed by RSSC or subcontractor to RSSC, regardless of the dollar amount of such work.  All Davis-Bacon Act work shall be performed in accordance with the provisions of the Davis-Bacon Act (40 U.S.C. 276a et. seq.) including the payment of at least the minimum wages required by the Act.  RSSC is required to accomplish all Davis-Bacon Act work utilizing competitively awarded firm-fixed-price subcontracts, except that contracts with a single source may be awarded when it is determined to be in the best of the FAA and the rational basis is documented. RSSC may perform Davis-Bacon Act work with its own employees when:

- The cost of such work to the Government is not in excess of $25,000 per individual project; AND

- RSSC has demonstrated to the Government that it is more cost effective than awarding a firm-fixed-price subcontract; AND

- Permission to use the RSSC's employees to perform Davis-Bacon Act work is authorized in the Final WR.

Note:  All three of the above conditions must be met before RSSC may perform Davis-Bacon Act work with its own employees.

b.  RSSC shall not award a subcontract for a Davis-Bacon Act effort to any of its affiliates, subsidiaries, divisions, stockholders, or partners.  This prohibition shall also apply to a company or companies with which RSSC may form a team arrangement.

c.  RSSC is responsible for obtaining all applicable minimum wage determinations from the Department of Labor (DOL), recommending the appropriate wage determination for each site to the ACO and incorporating these DOL rates in each subcontract involving Davis-Bacon Act work.

## 2-8.   CREW/TEAM CONCEPT.

There may be occasions when a single WR or a number of separate WRs may be issued authorizing the accomplishment of work that is repetitive in nature; e.g., ARSR-3 reinstallations from donor sites to receiving sites, often referred to as leapfrogging.  RSSC will analyze all work programs, particularly those crossing regional boundaries, and where practical use a crew concept to achieve potential efficiencies.  Periodically, the FAA and RSSC should meet to discuss future potential work that may be candidates for the crew concept.  Such meetings should include planned national WR efforts.

## 2-9.   WORK ACTIVITIES EXCLUDED FROM TSSC-II.

The following activities are excluded from the Contract:

- The TSSC-II is not to be used to accomplish any activity not directly related to the NAS.

- The TSSC-II is not to be used to accomplish major construction or design efforts, even though F&E-funded and NAS-related.

- The TSSC-II is not to be used to develop installation planning (may be used only after a specific site is identified by the FAA) other than that planning required to accomplish work assigned under WRs.

- The TSSC-II is not to be used to perform activities covered by restrictions in the Federal Information Resources Management Regulations (FIRMR) unless authorized to do so by a Delegation of Procurement Authority (DPA) obtained in advance by the TSSC Program Office.

- The TSSC-II is not to be used as a vehicle to avoid procurement regulations such as sole source requirements.

When there is a question of applicability of the TSSC-II to a specific project, consultation with the Technical Officer (TO) is advised.

## 2-10.   CONTRACTOR FURNISHED MATERIEL (CFM), EQUIPMENT, AND SERVICES.

a.  RSSC will furnish all materiel, equipment, and services necessary to complete all required work related to the installation and/or modification of NAS systems and equipment as described in the WRs.  In most instances, equipment components to be installed and major materiel shall be furnished by the Government.

- Equipment as used in this sense does not mean material like lumber, concrete, fuses, wire, required to install F&E systems or subsystems.

- Equipment refers to those items normally budgeted for by Washington or the region, and acquired through regional contracts/orders.

b.  In all cases, Government Furnished Equipment (GFE) and Government Furnished Materiel (GFM) will be identified and listed in WRs and transferred to RSSC using the appropriate Government forms.

c.  TSSC-II procurement of this equipment is not normally within the Contract scope.  It was not intended to fill in the gap when FAA supply contracts fail to provide the required equipment.  Other FAA logistics alternatives that should be explored for those circumstances include borrowing, or "leapfrogging" available equipment from lower priority sites to meet time constraints for high priority sites.

## 2-11.   FAA MANAGEMENT OFFICIALS  DESIGNATION  AND  RESPONSIBILITIES.

a.  Functions.  Management of the TSSC-II consists of, among other functions:

- Responsibility for planning, funding, fiscal, and technical control.

- Scheduling, development, and issuance of WRs or Contract modifications.

- Monitoring of project and program status.

- Certification of work accomplished.

- Evaluation of project and/or overall contract performance.

b.  FAA Management.  Management of the TSSC-II is a TEAM EFFORT, with each team member having specific management responsibilities and authority to interact with RSSC within the specified scope and limits of the Contract.  The team is comprised of the following:

- TSSC Program Manager (TSSC PM).  The TSSC PM is responsible for overall FAA management of the TSSC-II.  The TSSC PM is designated by the NAS Transition and Implementation Office, NAS Planning and Support Division.  The TSSC PM's principal interface in RSSC’s organization will be the National Contracts and Program Managers.  Some of the TSSC Program Manager’s responsibilities are:

- Developing overall TSSC program policy.

- Serving as TSSC program spokesperson for FAA and OST, other government and public organizations.

- Defining clearly overall program and Contract requirements by fiscal year with an acceptable plan and criteria and an appropriate management and technical approach.

- Defining issues and monitoring regional requirements and resource utilization.  Reviewing and assessing regional use of the Contract.

- Making any adjustments to individual regional shares of contract resources that become necessary due to workload fluctuation.

- Developing, issuing, and managing the Program Management WR.

- Nominating a Technical Officer (TO).

- Assessing RSSC performance and taking corrective action where appropriate.

- Evaluating regional use and management of the Contract.

(2)  Contracting Officer (CO).

- The CO is responsible for overall contract administration of the TSSC-II.  The Office of Acquisitions (ASU) designates the Contracting Officer.  The CO's principal interface in RSSC’s organization will be the National Contract and Program Managers.  Only the CO has authority to:

- Direct or negotiate any changes in the Contract.

- Modify or extend the Contract period.

- Otherwise change any terms and conditions of this Contract.

(b) Some of the Contracting Officer’s responsibilities are:

- Overseeing the administration of the Contract.

- Developing and implementing Contract modifications.

- Issuing policy guidelines to the regional Administrative Contracting Officers (ACOs).

- Providing formal consent to any national subcontracts issued by RSSC subject to the Subcontracts clause of the Contract.

- Approving property transfers which are national in scope, administering and documenting the Government property clause of the Contract.

- Resolving any disputes which arise within the terms of the Disputes clause of the Contract.

- Auditing WRs, Contract modifications, resources utilized, and actual costs against FAA estimates and actual costs of other similar projects.

- Approving key personnel changes.

- Managing Davis-Bacon Act review.

- Appointing the FAA Technical Officer (TO) and regional Associate Technical Officers (ATOs).

- Reviewing and certifying national WR invoices to the payment office.

- Obtaining available cost data for cognizant auditing organization.

- Administering national WRs.

(3)  Technical Officer (TO).  The TO provides technical management of the TSSC-II and assists the TSSC PM and CO in the overall management and administration of the Contract.  The TO is nominated by the TSSC PM and appointed by the CO.  The TO's principal interfaces in RSSC’s organization will be the National Contract and Program Managers.  The TO performs contractual responsibilities under a delegation of authority issued by the CO.  The delegated responsibilities are defined in the letter of delegation.  Some of these responsibilities are:

- Issuing and managing technical WRs and Establishment Engineering Plans (EEPs) and all revisions at the national level that include inter-regional requirements.

- Ensuring that WRs issued are within the scope of the Contract and pertinent EEPs and do not exceed maximum dollar limits.

- Ensuring that the documents identifying regional requirements and funds to support each region’s share of TSSC activity are forwarded to the CO for Contract modification.

- Reviewing billing breakdowns, accomplishing provisional review, and forwarding invoices for national WRs to the CO.

- Reviewing and evaluating, on an overall basis, RSSC technical and administrative performance and compliance, including conformance with price and schedule provisions of WRs.

- Assisting the CO in post-audit review of WRs and revisions issued by the regions.

- Assisting the CO in comparing WRs, revision requirements, resources utilized and actual costs as paid by the regions with FAA estimates and actual costs of similar projects accomplished by TSSC in other regions, by other contractors, or by FAA in-house work force.

- Supporting the CO in resolving technical and operational problems between RSSC and regional users as required.

- Reviewing RSSC’s overall personnel assignments to the TSSC-II for qualification at the labor category and skill level indicated.

- Notifying the CO regarding delinquent or noncomplying Contract performance.

- Monitoring WRs and revisions at the national and regional levels for compliance and consistency with national programs.

(4)  Administrative Contracting Officer (ACO).  The ACO acts for the CO within their region.  The ACO is nominated by the regional logistics organization and appointed by the CO.  The ACO's principal interface in RSSC’s organization is the TSSC Regional Program Manager (TSSC RPM).  For purposes of this Handbook, the ACOs for the Aeronautical and Technical Centers will be referred to as Regional ACOs.  Their delegated responsibilities are described in the letter of delegation.  Some of the ACO’s responsibilities are:

- Administering the Contract for all WRs in their respective region for regional specific and regional general category work.

- Reviewing all final WRs prior to issuance to ensure compliance with Contract scope and substance.

- Providing formal consent to regional TSSC subcontracts requiring consent under the Subcontracts clause of the Contract.

- Administering the Government Property clause of the Contract, including the proper documentation of all accountable property transfers involving their region.

- Enforcing Davis-Bacon Act wage determinations.  This will include interviewing RSSC or subcontractors to RSSC employees as appropriate (and documenting these interviews) in order to ensure that they are being paid properly.

- Reviewing WRs, resources utilized and actual costs against FAA estimates and actual costs of other similar projects.

- Reviewing, authorizing for payment, and forwarding invoices for regional WRs to the payment office.

- Maintaining the official file of regional WRs until transferred to the CO upon completion.

- Assisting the CO, or their designated representative, in post audit reviews of WRs and revisions issued by the regions.

(5)  Associate Technical Officer (ATO).   The ATO is the principal official responsible for the technical management of the TSSC at the regional level.  The ATO is nominated by the regional AF division and is appointed by the CO (different nominating procedure at the Aeronautical and Technical Centers).  The ATO's principal interface in RSSC’s organization is the Regional Program Manager (TSSC RPM).  The ATO’s delegated responsibilities are described in the letter of delegation.  Some of their responsibilities include, but are not limited to, the following:

- Developing, issuing, and managing EEPs, WRs, and revisions at the regional level.  Ensuring that WRs issued are within the scope of the Contract and the pertinent EEP.

- Reviewing itemized invoices, accomplishing provisional certification and forwarding invoices for regional WRs to the ACO.

- Reviewing and evaluating RSSC’s technical and administrative performance and compliance, including conformance with price and schedule provisions of WRs.

- Assisting the TO in reviews of WRs and revisions issued by the regions.

- Assisting the TO in comparing WRs, revision requirements, resources utilized and actual costs as paid by the region with FAA estimates and with actual costs of similar projects performed by FAA in-house work force or by other contractors.

- Reviewing key RSSC personnel assignments to regional WRs for qualification at the labor category and skill level indicated.

- Notifying the ACO regarding delinquent or noncomplying RSSC performance.

- Monitoring WRs and revisions at the regional level for compliance and consistency with regional and national programs.

(6)  Funds Certification Official (FCO).  The FCO is the official responsible for the fiscal management of the TSSC.  FCOs are located at FAA headquarters and in the regions.  The TSSC Business Manager is designated as the FCO by the TSSC Program Manager at the national level.  At the national level, the Business Manager’s primary RSSC interface is with RSSC's Business Manager.  The Business Manager/FCO’s responsibilities include, but are not limited to, the following:

- Coordinating with the TO/ATO relative to providing funding for TSSC Establishment Engineering Plan (EEP) updates.

(b) Certifying funds at the Procurement Request level.  The Contract cannot be modified for the obligation or deobligation of funds without Business Manager/FCO certification.

(c) Coordinating with TO/ATO relative to availability of funds for individual WRs.

(d) Certifying availability of funds prior to issuance of final WRs.

(e) Ensuring that funds are used for their designated purpose; e.g., in accordance with the description that appears on the Project Authorization (PA) and appropriation law.  For example, funds appropriated for radar should not be used to replace fuel storage tanks.

(f) Maintaining cognizance over TSSC-II funds available versus funds required to complete the WR.

(g) Verifying that obligations and deobligations created by each TSSC-II Contract modification are appropriately recorded by the applicable accounting office (regional or headquarters) in DAFIS.  Also, verifying that each TSSC-II invoice expenditure is appropriately recorded in DAFIS.  This could also be done by designated persons in the regions.

(7)  FAA National Program Manager (NPM).  NPMs are assigned a National WR issued by Headquarters.  The NPM is responsible for the development, production, acceptance testing, and overall coordination for the implementation of a system or subsystem.  The NPM is responsible for TSSC-II accomplishment in their area of responsibility as follows:

- Developing the Statement of Work (SOW).

- Determining if TSSC-II is an appropriate and desirable vehicle for accomplishment of the NPM's program.

- Reviewing RSSC WR Plans to verify that appropriate skills and labor categories are planned for the WRs; that the cost is reasonable; that the schedule is satisfactory; and determining that the WR Plans address the intent of the FAA.

- Ensuring that the requirements, specifications, and schedules contained in WRs relevant to the NPM's program are adequate and will enable RSSC to estimate and perform the effort properly.

- Developing an independent government cost estimate (IGCE) for WRs prior to issuance of a PWR.

- Participating in WR Plan discussions with RSSC.

- Conducting a Quantitative and Qualitative (Q&Q) Analysis.

- Monitoring overall RSSC work performance for reasonableness of labor charges and adequacy of the service.

- Overseeing Regional Project Managers/Engineers’ (RPM/RPE) inspection and acceptance of completed work with regard to the NPM's specific program.

- Informing the TO of problems within the scope of WRs.

- Providing overall technical monitoring of the work being performed under WRs, first-hand or via the RPM/RPE.

- Reviewing RSSC invoices for WRs and advising the TO of any problems or discrepancies.  Approving correct invoices.

(8)  Regional Project Manager/Engineer (RPM/RPE).  The RPM/RPEs are the F&E personnel responsible for accomplishing a project.  As such they are the “Requirements Contact” to be named upon the regional WR they cause to be issued.  These persons may or may not be involved with coordination or other efforts on a National WR.  They may have responsibility for more than one regional WR.  Their responsibilities are:

- Developing a SOW for Preliminary WRs (PWR) for regional specific and regional general category work, ensuring that requirements, specifications, and lists of GFE are included as appropriate.  When the WR directs sole source procurement, the RPM/RPE will provide the pre-approved FAA Justification for Other Than Full and Open Competition (JOTFOC), which will be provided with the SOW and become a part of the WR.

- Developing an independent cost/work hour estimate for each WR and/or revision prior to issuing a PWR or Final WR (FWR) Revision.

- Assisting in WR Plan discussions with RSSC prior to FWR issuance.

- Reviewing RSSC WR Plans to verify that appropriate skills and labor categories are planned for the WRs; that the cost is reasonable; that the schedule is satisfactory; and determining that the WR Plans address the intent of the FAA.

- Conducting a Qualitative and Quantitative (Q&Q) analysis.

- Monitoring RSSC's performance on assigned WRs.

- Conducting inspections and acceptance of WR projects in progress and those completed.  Verifying RSSC's work performed for compliance with WR requirements.

- As requested by the ATO, reviewing RSSC’s WR invoices for reasonableness of costs and hours indicated.

- Informing the ATO of any problems that arise during accomplishment of a WR.

## 2-12.   CONTRACT PERFORMANCE EVALUATION.

The TO and TSSC Program Manager are responsible for overall evaluation of the contractor’s performance, while NPMs, ATOs and RPMs/RPEs are responsible for evaluating performance of RSSC as it relates to each WR.  Contract performance evaluation shall involve the following.

- Overall evaluation of contract performance will include, among other factors:

- The quality of WR deliverables.

- RSSC’s compliance with the approved WR Plan.

- Timeliness of work start and completion.

Actual versus planned costs.

- Exception clearance.

- Client (e.g., AT, AF) satisfaction.

- Cost Performance is one of the key parameters that needs to be monitored periodically to effectively manage WRs.  The tools made available to assist in this task are:

- RSSC will prepare a monthly Cost Performance Report (CPR)  which contains all WRs listing budgeted cost, actual cost, Estimate To Complete (ETC) cost, Latest Revised Estimate (LRE), funded amount, projected variance at completion, and percent completion of the WR for both hours and dollars.  There are two reports, one separates costs by type, labor-related, and material/other and includes monthly cost/budget for the WR.   The second report is broken down by task elements.

- Monthly RSSC co-hosts a Program Status Review (PSR) in each region and nationally.  As part of this review, the cost status of each WR will be presented.  For those WRs where projected costs exceed 15% of the budgeted cost, variance reports will be prepared with the cause of the variance and when appropriate, what steps are being taken to bring the cost into compliance.

- Schedule Performance reporting is dependent upon the “ Schedule   Priority” line set in the WR Cover Sheet.  RSSC will report schedule variances of as little as one day for high-priority WRs, with no report required for low-priority WRs.  See chapter 4 for detailed discussion on Schedule Priorities.

- Program Reviews.  In addition to the evaluation of individual WRs, the TSSC PM or TO will periodically direct an overall evaluation of the contractor’s performance.  Generally, these evaluations will be part of the monthly national Program Status Reviews and the regional Program Reviews attended by the TSSC PM, TO, or their representative.  Areas that are evaluated, but not limited to, include:

- Identifying trends that reflect overall performance of the contractor, such as cost and schedule variances.

- Measuring customer satisfaction through meetings with the customer.

- Evaluating the organization, technical, and administrative processes employed by both RSSC and the FAA.

- Review for assurances that there is no shifting or evolution of TSSC-II from a support services contract to a personal services contract.

## 2-13. 	CUSTOMER SATISFACTION SURVEYS.

Customer Satisfaction Survey forms have been developed to measure the FAA customer satisfaction, which allows the regional users to provide recommendations for improvement.  There are three types of FAA customer satisfaction surveys.

- The first Customer Satisfaction Survey is for the SMOs.  SMOs are requested to evaluate RSSC’s performance at the conclusion of work at a site, or multiple sites on the same WR.  Each SMO should complete the form and return it to the ATO.  The forms will be used by the ATO and RSSC to incorporate regional improvements and will be forwarded to the national headquarters.  See Figure 2-2, Customer Satisfaction Survey: SMO.

- The second survey is for the FAA F&E project engineers.  Evaluation feedback of RSSC’s performance on each WR will be conducted upon completion of the WR, using Figure 2-1, Satisfaction Survey/Project Evaluation Form: Project Engineer.

For the 6 month review, the form serves as the project engineer’s customer service  feedback to FAA and the TSSC contractor and is used in evaluating the contractor’s WR performance. The form is completed and signed by only the FAA project engineer. It is then forwarded to the ATO for his information. The ATO forwards it to the regional RSSC office for feedback and any corrective procedural action. Summary data of all Project Engineer survey forms will be provided by regional RSSC to the ATO and headquarters RSSC and FAA on a 6 month cycle.

For the end-of-Work Release evaluation, the same form (TSSC Customer Satisfaction Survey - Project Engineer) serves an additional function: that of the official FAA evaluation for the contractor’s performance of the WR and FAA acceptance of the WR work effort. The ATO’s signature is added at the end of the form to certify that the engineer’s “End of WR” Evaluation has been accomplished correctly and that the ATO agrees with the engineer’s overall findings. After both signatures, the original evaluation form shall be filed in the official regional (ACO) WR file. Information copies of the evaluation form will be provided by the ATO to the regional RSSC. As before, summary data will be provided by regional RSSC to the ATO and headquarters RSSC and FAA on a 6 month cycle, as above.

- The final survey is for the ATO and ACO.  The ATOs and ACOs  are      requested to evaluate the RSSC’s performance on a six (6) month interval.  The ATO and ACO should each complete one overall evaluation for all the WRs covered by the six (6) month period.  These surveys should be completed and returned to the Washington Office (FAA or Raytheon) at the end of January and July of each year.  See Figure2-3, Customer Satisfaction Survey: ATO/ACO.

TSSC Customer Satisfaction Survey/Project Evaluation Form: Project Engineer

Customer Satisfaction Survey Date: _____________________

The following information is required per FAA Order 4450.12 to identify the overall performance of the TSSC Contractor  (Raytheon Support Services Company – RSSC). Please fill out this survey for each work release at 6 month intervals (when a work release exceeds 6 months in duration) and at work release completion (“X” revision) in order to satisfy TSSC requirements. Feel free to add any comments to assist in evaluating the Contractor’s overall performance. For end-of-WR evaluations, this original evaluation form shall be filed in the official regional (ACO) WR file.

Please return this evaluation to the address below, by: _______________________

Federal Aviation Administration

Regional Office Address Line 1

Regional Office Address Line 2

ATTN:  TSSC ATO

Work Release Number & Title: ________________________________________________________

Site Location(s): ____________________________________________________________________

Regional Office: ____________________________________________________________________

FAA PE Name: _____________________________________________Date: ____________________

FAA PE Signature: ________________________________Please check (v) as appropriate:   ( WR Completion  ( 6 Month

1.	During the work planning phase for this work release, how effectively did TSSC address the following?

|  | Not App. | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- | --- |
| Project Scope |  |  |  |  |  |  |
| Project Schedule |  |  |  |  |  |  |
| Project Estimate |  |  |  |  |  |  |
| Project Coordination |  |  |  |  |  |  |
| Long Lead Items |  |  |  |  |  |  |
| GFM & GFE |  |  |  |  |  |  |
| Special Site Access Requirements |  |  |  |  |  |  |
| Special Security Requirements |  |  |  |  |  |  |
| HAZMAT Handling |  |  |  |  |  |  |
| Environmental Impact |  |  |  |  |  |  |
| Training Requirements |  |  |  |  |  |  |

Comments/Recommendations:

- During the engineering phase for this work release , how effectively did TSSC address the following?

|  | Not App | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- | --- |
| Project Scope |  |  |  |  |  |  |
| Project Schedule |  |  |  |  |  |  |
| Project Budget |  |  |  |  |  |  |
| Project Funding |  |  |  |  |  |  |
| Timely Coordination |  |  |  |  |  |  |
| Realistic Cost Estimates |  |  |  |  |  |  |
| Site Survey |  |  |  |  |  |  |
| Timely Response to Changes |  |  |  |  |  |  |
| Long Lead Items |  |  |  |  |  |  |
| GFM & GFE |  |  |  |  |  |  |
| Special Site Access Requirements |  |  |  |  |  |  |
| Special Security Requirements |  |  |  |  |  |  |
| HAZMAT Handling |  |  |  |  |  |  |
| Environmental Impact |  |  |  |  |  |  |
| Training Requirements |  |  |  |  |  |  |

Comments/Recommendations

Figure 2-1.  Example of TSSC Customer Satisfaction Survey/Project Evaluation Form: Project Engineer

- During the project implementation phase for this work release, how effectively did TSSC adhere to the following?

|  | Not App. | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- | --- |
| Project Scope |  |  |  |  |  |  |
| Project Schedule |  |  |  |  |  |  |
| Project Budget |  |  |  |  |  |  |
| Project Funding |  |  |  |  |  |  |
| Project Coordination |  |  |  |  |  |  |
| Project Change Notifications |  |  |  |  |  |  |
| HAZMAT Handling |  |  |  |  |  |  |
| Environmental Considerations |  |  |  |  |  |  |

Comments/Recommendations:

- At project completion for this work release, how effectively did TSSC address the following?

|  | Not App. | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- | --- |
| CAI Coordination |  |  |  |  |  |  |
| CAI Item Close-out |  |  |  |  |  |  |
| As-Builts |  |  |  |  |  |  |
| Schedule Performance |  |  |  |  |  |  |
| Cost Performance |  |  |  |  |  |  |
| Project Close-out Coordination |  |  |  |  |  |  |

Comments/Recommendations:

- Rate how well TSSC managed the Subcontractor(s) for this work release.

Not Applicable_________ Excellent_________ Very Good_________ Satisfactory________ Fair________ Poor_______

Comments/Recommendations:

- Rate the work accomplished in terms of overall quality/workmanship for this work release.

Excellent_________ Very Good_________ Satisfactory________ Fair________ Poor_______

Comments/Recommendations:

- Rate your overall experience with TSSC for this work release in terms of:

|  | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
| Professionalism |  |  |  |  |  |
| Initiative |  |  |  |  |  |
| Sensitivities To Regional Priorities |  |  |  |  |  |
| Your Expectations Being Met |  |  |  |  |  |

Comments/Recommendations:

8.	Please comment on your overall satisfaction with the TSSC for this work release and on how the Contract can 	best meet your needs. Attach a separate sheet if required.

Comments/Recommendations:

For the six-month Work Release (WR) review, this evaluation form serves as the project engineer’s customer service feedback to FAA and the TSSC Contractor and is used in evaluating the Contractor’s overall performance. This evaluation form is completed and signed only by the FAA Project Engineer. Summary data of all Project Engineer evaluation forms will be provided by regional RSSC to the ATO and headquarters RSSC and FAA on a 6 month cycle.

For the end-of-WR evaluation, this same evaluation form serves as additional functions; that of the official FAA evaluation for the Contractor’s performance of the WR and FAA acceptance of the WR work effort. The ATO’s signature  is added at the end of the evaluation form to certify that the engineer’s ”End of WR” Evaluation has been accomplished correctly and that the ATO has reviewed the engineer’s overall findings. After both signatures, the original evaluation form shall be filed in the official regional (ACO)  WR file. Information copies of the evaluation form will be provided by the ATO to the regional RSSC. Summary data will be  provided by regional RSSC to the ATO and headquarters RSSC and FAA on a 6 month cycle, as above.

ATO Signature: ____________________________________________________________________ Date: __________________________

Figure 2-1. Example of TSSC Customer Satisfaction Survey/Project Evaluation Form: Project Engineer (CONTINUED)

TSSC Customer Satisfaction Survey

SMO

Customer Satisfaction Survey Date:  ______________________

The following information is requested to identify the overall performance of the TSSC contractor.  Please fill out on a per site basis unless there were multiple sites on the same work release completed.   If the TSSC Contractor performed work at multiple SMO sites, you may generate one survey form provided the work was minor in nature.  If major work was accomplished, we request a separate survey form for each site completed.  Feel free to add any comments to assist in evaluating the Contractor’s overall performance.  The TSSC Contractor will provide a copy of this survey to the ATO for review.

Please return this evaluation to the address below, by____________________

Federal Aviation Administration

Regional Office Address Line 1

Regional Office Address Line 2

ATTN:  TSSC ATO

Work Release Number & Title:___________________________________________________

Site Location:__________________________________________________________________

SMO Office Location:___________________________________________________________

Evaluator’s Name:_______________________________ Signature:_____________________

Evaluator’s Title:________________________________ Date:_________________________

- How effectively did TSSC coordinate the following site specifics with your office?

|  | Not App. | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- | --- |
| Project Start |  |  |  |  |  |  |
| Site Access |  |  |  |  |  |  |
| Security |  |  |  |  |  |  |
| Working Hours |  |  |  |  |  |  |
| SMO Personnel Support |  |  |  |  |  |  |
| Project Work Scheduled |  |  |  |  |  |  |
| Scheduled Outages |  |  |  |  |  |  |
| Impact to Airport Operations |  |  |  |  |  |  |

Comments/Recommendations:

Figure 2-2. Example of TSSC Customer Satisfaction Survey/Project Evaluation Form: SMO

- How effectively did TSSC follow procedures in the following site specific areas?

|  | Not App. | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- | --- |
| Site Access |  |  |  |  |  |  |
| Security |  |  |  |  |  |  |
| Working Hours |  |  |  |  |  |  |
| SMO Personnel Support |  |  |  |  |  |  |
| Scheduled Outages |  |  |  |  |  |  |
| Impact to Airport Operations |  |  |  |  |  |  |

Comments/Recommendations:

- Rate how well TSSC managed the Subcontractor at the site.

Not Applicable_______   Excellent________  Very Good_________  Satisfactory_______  Fair______  Poor________

Comments/Recommendations:

- Rate the work accomplished at the site in terms of overall quality/workmanship.

Excellent_______ Very Good________ Satisfactory _______ Fair_______ Poor_______

Comments/Recommendations:

- Rate your overall experience with TSSC at the site in terms of:

|  | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
| Professionalism |  |  |  |  |  |
| Initiative |  |  |  |  |  |
| Sensitivities To SMO Priorities |  |  |  |  |  |
| Your Expectations Being Met |  |  |  |  |  |

Comments/Recommendations:

- Please comment on your overall satisfaction with the TSSC for this specific site and on how the Contract can best meet your needs.  Attach a separate sheet if required.

Comments/Recommendations:

Figure 2-2. Example of TSSC Customer Satisfaction Survey/Project Evaluation Form: SMO (CONTINUED)

TSSC Customer Satisfaction Survey

ATO/ACO

Customer Satisfaction Survey Date:_______________ Evaluation Period:_______________

The following information is requested to identify the overall performance of the TSSC Contractor.  Please base your evaluation on the last six months of performance.  Feel free to add any comments to assist in evaluating the Contractor’s overall performance.  A copy of this survey will be sent too the TO and CO.

Please return this evaluation to the address below, by ______________

Raytheon Support Services Company

600 Maryland Avenue SW Suite 895

Washington, DC   20024

ATTN:  National Quality Manager

Regional Office:____________________________________________________________

Evaluator’s  Name:_________________________________ Signature:_______________

Evaluator’s Title___________________________________ Date:___________________

- Rate how well TSSC managed Subcontractors and related subcontract activities over the last six (6) months.

Excellent_________ Very Good ________ Satisfactory _______Fair_____ Poor______

Comments/Recommendations:

- Rate how well TSSC responded to Contract requirements over the last six (6) months (i.e. 75%  letters, work plan deliveries, invoice submittals, and timely funding requests).

Excellent________ Very Good_________ Satisfactory_______ Fair_____ Poor_______

Comments/Recommendations:

- Rate how well TSSC responded to FAA inquiries over the last six (6) months.

Excellent________ Very Good________ Satisfactory_______ Fair______ Poor_______

Comments/Recommendations:

Figure 2-3. Example of TSSC Customer Satisfaction Survey/Project Evaluation Form: ATO/ACO

- Rate how effectively TSSC performed in the following areas at project completion(s) over the last six (6) months?

|  | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
| Schedule |  |  |  |  |  |
| Cost |  |  |  |  |  |
| Project Close-out Coordination |  |  |  |  |  |

Comments/Recommendations:

- Rate the work accomplished in terms of TSSC-FAA coordination and administration of documentation over the last six (6) months.  What enhancement can be made to improve the overall process?

Excellent__________ Very Good________ Satisfactory________ Fair______ Poor______

Comments/Recommendations:

- Rate your overall experience with TSSC over the last six (6) months in terms of:

|  | Excellent | Very Good | Satisfactory | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
| Professionalism |  |  |  |  |  |
| Initiative |  |  |  |  |  |
| Sensitivities To FAA Priorities |  |  |  |  |  |
| Your Expectations Being Met |  |  |  |  |  |

Comments/Recommendations:

- Please comment on your overall satisfaction with TSSC over the last six (6) months and on how the Contract can best meet your needs.  Attach a separate sheet if required.

Figure 2-3. Example of TSSC Customer Satisfaction Survey/Project Evaluation Form: ATO/ACO (CONTINUED)

# FISCAL PROCEDURES

## 3-1.   GENERAL.

This chapter describes the unique procedures through which funds for the TSSC are committed, obligated, and controlled and how the Contract is modified by the CO.

## 3-2.   TSSC-II PROGRAM MANAGEMENT FUNDING.

A National Program Management Work Release (NPM WR) will be issued or revised annually.  The TSSC Program Office will develop an IGCE for the annual funding required for program management cost and program management-related fee and issue a PWR to RSSC.  RSSC responds with a WR Plan that is reviewed and discussed to resolve any issues.  After review and approval by the Program Office, an FWR revision is issued.  The amount required for program management will be subtracted from the available TSSC funding before the regional distribution is made.  The TSSC Business Manager/FCO will prepare a Procurement Request (PR) for program management costs and related fees.  This PR will be certified by the TSSC Business Manager and forwarded to the CO.

- Functions of the NPM WR.

- Provides a contract structure and resources to implement the TSSC.

- Ensures that proper resources are provided responsively in support of FAA requirements.

b.  Services Funded by the NPM WR.

They include but are not limited to:

- Direct labor, travel, overtime, and related costs for all RSSC personnel assigned to the NPM WR, except for costs allocable to individual WRs.

- Facility lease costs, and associated utilities (fuel, water, electricity, etc.).

- Facility furniture, equipment, and supplies.

- Telephone, facsimile, and communication services.

- Office automation equipment (i.e., computer aided engineering graphics [CAEG]/engineering drawing workstations) for base amount proposed and costed under the NPM WR (additional equipment costed against technical WRs, if needed).

- Transportation of materiel (such as delivery of supplies or computers).

- Computer hardware/software maintenance.

- Preliminary Work Release review/Work Plan development.

- Quality control/safety inspections on randomly selected WRs, and safety and quality control training (instructors and periodic training for engineers/technicians when costs cannot be allocated to a WR).

## 3-3.  TSSC-II PROJECT FUNDING.

- Contract Modification.  Prior to assigning projects to the TSSC-II, funds need to be obligated.  Obligating funds is accomplished by Contract  modification.  An increase or decrease in the funding, or a change in the scope of an already approved project, also requires a Contract modification.  The CO is the only person authorized to modify the Contract; that is, to issue a Contract Modification.

- Fund Allotment.  It is contemplated that the Government will allot funds incrementally up to the full estimated costs of issued WRs.  RSSC shall notify the appropriate CO/ACO in writing when the costs incurred against any WR exceed 75 percent of the funds allotted to the WR.

- Establishment Engineering Plan (EEP) Data Sheet Assignments.

- To begin the process of obligating  funds for a project, thereby adding a project to the Contract via a Contract modification, an EEP Data Sheet needs to be generated.  The EEP Data Sheet is the vehicle used to add a project to the Contract, or to change the scope of the cumulative EEP description already in the Contract.  The EEP Data Sheets become part of the Contract modification once executed.

- Standard EEPs have been established to categorize the types of work anticipated under the TSSC-II.  The EEPs provide a common means of assigning work and are intended to simplify the obligation of funds onto the Contract.  See paragraph 3-5 for authorized EEP descriptions and numbers.

- The EEP is established and maintained in the FAA TSSC-II Unitrack System.  Refer to the TSSC-II Unitrack System User’s Handbook for complete details, and step-by-step instructions, on how to create, view, edit, delete, and print EEP Data Sheets.  Each of the EEP package components will be explained later in this chapter.

## 3-4.   IDENTIFYING TSSC-II PROJECTS.

- The first step is to identify projects that can be accomplished using the TSSC-II.  Using the TSSC-II does not change the requirement to fund the project, nor does it change the technical requirements of the project.  However, it does provide an alternative to using FAA resources or other contractors to implement a project.

- The FAA NPM/RPM/RPE who is responsible for implementing a project, usually will make the determination as to the best method for accomplishing the assigned project using the resources of the FAA, TSSC-II, or other contractors.

- See chapter 2 of this Handbook and Appendix 3 for the List of Candidate Projects for Work Releases, of the Contract for examples of types of work suitable for the TSSC-II.

- There are certain types of tasks that are excluded from accomplishment through the TSSC.  Chapter 2 of this Handbook lists those type of projects that are not to be accomplished using the TSSC.

- The TO/ATO should be consulted by the NPM/RPM/RPE to determine if the project being considered is within the scope of the Contract.  The CO/ACO may also be consulted on matters of Contract scope and special clearances required.  Once the project has been identified for TSSC accomplishment, an EEP is generated in the Unitrack System.

The following Figures 3-1 and 3-2, note the authorized users and the EEP process, respectively:

| User Group |
| --- |
|  | ADMIN | ACO | ATO | FCO | ENG/ | GUEST/ OTHERS* |
| EEP |  |  |  |  |  |  |
| Create EEP | — | Yes | Yes | Yes | Yes | * |
| View EEP | — | Yes | Yes | Yes | Yes | * |
| Edit EEP | — | Yes | Yes | Yes | Yes | * |
| Delete EEP | — | Yes | Yes | Yes | Yes | * |

Figure 3-1.  EEP Module Authorization

* Guests/Others can view only on any/all actions.

Figure 3-2. Establishment Engineering Plan (EEP) Process

## 3-5.   TSSC-II AUTHORIZED EEP DESCRIPTIONS AND NUMBERS.

01 -	Contractor Labor and Travel (CL&T)

Funds for CL&T-related expenses, to provide program management functions, project engineering, technical, installation, and construction-related labor services, and other labor tasks associated with providing support to approved F&E projects under this and the other EEP Items below.

02 -	Cable Loops

Provide technical and engineering support to perform site survey and investigation and Environmental Due Diligence Audit/Environmental Assessment (EDDA/EA); CSER; plans and specifications; site preparation; construction; construction contract oversight; CAI/JAI; and project documentation to install; replace; test; tune; optimize; clear CAI/JAI exceptions; and or restore NAS cable loop systems within various NAS, test, and training facilities.

03 -	Weather Systems

Provide technical and engineering support to perform site survey and selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site preparation; construction; construction contract oversight; CAI/JAI and project documentation to install; relocate; restore; test; tune; optimize; clear CAI/JAI exceptions; and or modernize various weather systems including but not limited to LLWAS, AWOS, ASOS, DUATS, MWP, RWP within various NAS, test, and training facilities.

04 -	Resident Engineering (RE)

In accordance with the requirements of the specific Work Release; provide RE services for construction and or installation oversight at various NAS, test, and training facilities for FAA logistics administered contracts.

05 -	Remote Maintenance Monitoring System (RMMS)

Provide RMMS engineering support to perform site survey and evaluations (including HAZMAT); CSER; plans and specifications; site preparation; installation; test; tune; optimize; clear CAI/JAI exceptions; and or provide contractor oversight; system integration; CAI/JAI at various NAS, training, and test facilities.

06 -	Spectrum Engineering

Provide engineering support to perform analysis and studies in the spectrum engineering field including but not limited to frequency management and RF interference studies; site evaluation; signal propagation; equipment installation; tune; relocation; integration; test; clear CAI/JAI exceptions; and perform optimization at various NAS, test, and training facilities.

07 -	Air Route Traffic Control Center (ARTCC)

Provide technical and engineering support to perform site survey and selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site preparation; construction; construction contract oversight; CAI/JAI and project documentation to install; relocate; restore; tune; test; optimize; clear CAI/JAI exceptions; and or modernize various ARTCC facilities; systems; and tie-in facilities or systems, including but not limited to, LINCS, EARTS, TMS, ODAPS, NADIN, MWP, DMN, AAS/VSCS, RCAG, AMCC, NEXRAD, BUEC, and CERAP at NAS, test, and training facilities.

08 -	Airport Traffic Control/Terminal Approach Control/Medium Control Facility (ATCT/TRACON/MCF)

Provide technical and engineering support to perform site survey and selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site preparation; construction; construction contract oversight; CAI/JAI and project documentation to install; relocate; restore; test; tune; optimize; clear CAI/JAI exceptions; and or modernize various ATCT/TRACON/MCF structures and systems, including but not limited to ATIS, AAS/VSCS, TMS, airport field lighting, STCS, LLWAS,  and RTR.

09 -	Satellite Systems

Provide technical and engineering support to perform site survey and selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site preparation; construction; construction contract oversight; CAI/JAI and project documentation to install; relocate; restore; test; tune; optimize; clear CAI/JAI exceptions; and or modernize various GPS, FAASAT, and ANICS facilities and systems at NAS, test, and training facilities.

10 -	Installation Support

Provide technical and engineering support to perform CSER; plans and specifications; site preparation; construction; CAI/JAI and project documentation to install; relocate; restore; test; tune; optimize; clear CAI/JAI exceptions; and or modernize various NAS equipment at NAS, test, and training facilities.

11 -	Communication Systems

Provide technical and engineering support to perform site survey; site selection analysis; site investigation & EDDA/EA; site preparation; construction; site adaptation; CSER; equipment overhaul; installation; clear CAI/JAI exceptions; test; tune-up; modernization and or optimization; facility restoration/ modernization; establishment; and relocation; for various communications facilities and systems, including but not limited to RCE, RCL, RCAT, RCAG, RCO, RCF, BUEC, and LINCS.

12 -	Environment and Regulatory Compliance

Provide technical and engineering support to perform site survey and site selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site preparation; construction; construction contract oversight; clear CAI/JAI exceptions; provide CAI/JAI and project documentation to assist FAA NAS, test, and training facilities comply with various environmental activities, regulations, laws, and requirements.

13 -	Plant Work

Provide technical and engineering support to perform site survey; CSER; plans and specifications; site preparation; construction; construction contract oversight; CAI/JAI and project documentation to install; relocate; restore; clear CAI/JAI exceptions; and or modernize various NAS components; test; and training facility structures and systems such as electrical power and environmental systems; mechanical systems; and system/facility bonding; grounding; and lightning protection.

14 -	NAVAIDS/VISAIDS

Provide technical and engineering support to perform site survey and selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site preparation; clear CAI/JAI exceptions; construction oversight; CAI/JAI and project documentation to install; relocate; restore; modernize various navigational and or visual aids, including but not limited to VASI, PAPI, VOR, VORTAC, ILS, Glide Slope, Localizer, LDA, NDB, Beacons, and Markers at NAS, test, and training facilities.

15 -	FSS/AFSS

Provide technical and engineering support to perform: site survey and selection analysis and evaluation; EDDA/EA; CSER; plans and specifications; site establishment or decommissioning or consolidation; site preparation; construction; construction contract oversight; equipment installation; equipment removal; CAI/JAI and project documentation to install; relocate; restore; clear CAI/JAI exceptions; modernize various new or existing FSS/AFSS facilities in the NAS, or at various test or training facilities.

16 -	Drafting

Provide drafting technical and engineering support for NAS, test, and training facilities F&E projects; including as-built drawings; new project drawings; site studies; line-of-sight studies; archive existing drawing files on FAA CAEG system and/or other electronic/digital media; clear CAI/JAI exceptions; conversion of "hard copy" drawings to electronic software/digital format; and conversion between various software/digital formats.

17 -	Radar

Provide technical and engineering support to perform site selection; site investigation; EDDA/EA; site preparation; construction; site adaptation; equipment overhaul; installation; testing; tune-up optimization; facility modernization; CAI/JAI participation and provide project documentation; clear CAI/JAI exceptions; and or perform facility relocation; for all Radar systems, including but not limited to ASR, ARSR, and ASDE.

18 -	Fuel Storage Tanks

Provide technical and engineering support to perform site survey; site selection analysis and evaluation; EDDA/EA; provide CSER; plans and specifications; perform site preparation; construction; construction contract oversight; provide CAI/JAI and project documentation to accomplish fuel storage tank installation; relocation; restoration; modernization; clear CAI/JAI exceptions; perform site clean up; tank removal; provide for conversion of stand-by power systems to alternative fuels; accomplish Fuel Storage Tank removal or replacement; and fuel tank testing at various existing or new sites.

## 3-6.   PREPARATION OF ESTABLISHMENT ENGINEERING PLAN DATA SHEETS.

The NPM/RPM/RPE responsible for the project would normally be responsible for completing the EEP Data Sheet.  The TO/ATO is available for assistance as required.  Figure 3-3 shows an example of a blank EEP Data Sheet.

TSSC II EEP Data Sheet

02-Aug-96

a. Contact Name:	Routing :	Phone :

b. EEP Item #:	CIP # 	New CIP#

EEP Title :

c. Description of Project Work

Type of Change

Work Scope :					PR #:

Funding Scope :				Funding Amount :

WR Type :					d. Target WR Start Date :

e. Accounting Data

| Loc | Reg | Appr | Lim | C Cntr | P Elem | Ob Clss | CAF | JON | Obligated Amount |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Total Obligated :

Figure 3-3.  Example of a Blank EEP Data Sheet

Description of Blocks “a” through “e” of the EEP Data Sheet:

- Block “a”  Contact Name: Routing: Phone: Provide name, routing symbol, and phone number of National/Regional Program Manager/Project Engineer responsible for project (WR).

- Block “b”  EEP Item #: Select an EEP from the standardized list provided by Unitrack; CIP #: Select the CIP project (from the pre-1995 CIP #s) that best describes the work to be done.

NEW CIP #: Select the CIP project (from the newly created CIP #s) that best describes the work to be done.

- Block “c”  Description of Project Work: Provide specific description of work to be performed.  Tell what it is you want the contractor to do when the FWR is issued.  Be complete enough to enable the TO/ATO to determine if the work is within the scope of the Contract.

Type of Change: Indicate whether this will be to increase or decrease the funding.

Work Scope:  Indicates the increase or decrease in the scope of the work.

Funding Scope:  Indicates the increase or decrease of the funding.

WR Type:  Will be either “New” or “On-going.”  “New” will indicate adding funds.  If “on-going” WR is entered, user is prompted to select the existing WR that will be affected by the increase or decrease of funding or scope of work.

Funding Amount: This is the actual amount that will be increased or decreased.

- Block “d”  Target WR Start Date: If this is a PWR, enter the date you anticipate the project should be started.  If an FWR or RWR, enter the actual date work should begin.

- Block “e”  Accounting Data: Data is found on Project Assignment Sheet given to Project Engineer.

## 3-7.   PROCUREMENT REQUEST.

- The PR establishes the obligation/deobligation in the FAA’s System for Acquisition Management (SAM) program for transfer into the TSSC-II Unitrack System.  When the PR is processed in SAM, an interface takes place between SAM and the FAA’s Departmental Accounting and Financial Information System (DAFIS).  A PR is used to add or reduce funding for a project under the Contract.

- After EEP Data Sheets are prepared and forwarded to the ATO via Unitrack, the ATO will prepare a Procurement Request (PR).  If there are several EEP data sheets, the ATO will “batch” the EEP Data Sheets in Unitrack and prepare one PR for the “batch.”  A number will be assigned to the PR and referred to as the PR number.

- It is important that the following information be provided on the PR.

- The funding total on the PR should be correct.  The arithmetic should be verified and cross-checked to ensure that the final value on the PR matches the sum of the values tied to the appropriation codes.

- Block 3, Originating Office Data ( enter “ANI-XXX.”

- Block 10, Add EEP Number and Location Code.

NOTE:  Under the new Acquisition Management System (AMS), the 4th quarter certification of PR’s is no longer required.

d.  Before a PR and the EEP data sheets (as a package) are forwarded to the Program Office for processing, the regional FCO will verify that the fiscal data on the PR is accurate and that the funds are available, and sign the PR as FCO.  The ACO’s signature is also required on the PR.  When the ATO and FCO sign a PR, advance copies will be delivered to the CO, but the original document, and completed package,  must be processed through to the TO and CO before any action can be taken in a contract modification.  The PR is forwarded with the EEP data sheet(s) to the TSSC Program Office.  The Program Office then forwards the package to the CO to complete the contract modification process.

e.  After the PR is awarded in SAM by the CO and a contract modification is executed, the accounting office runs the SAM/DAFIS interface routine to process the PR in DAFIS.  The TSSC Business Manager, or designated persons in the regions, will check the DAFIS file to see that the new obligations (created by the submission of the PR) have been put into the system.  If so, the TSSC Business Manager, or designated persons in the regions, will download the ODF-8 data from DAFIS, with the updated data, and import it into the Unitrack System.  See the Unitrack System User’s Handbook for detailed information on how to import the ODF-8 file.  While Unitrack is importing the ODF-8 file(s) it checks the accounting codes and dollar amounts to ensure that the EEP data sheets are in agreement with the DAFIS data, and to detect any discrepancies between the EEP data sheets and DAFIS.  If discrepancies are discovered, they should be resolved at the regional level.  If DAFIS is in error, the region should check with its accounting offices to resolve the errors promptly.

f.  If imported data is in agreement, you will get a message on Unitrack stating that data was imported successfully.  Unitrack will automatically track the region’s EEP funds availability versus Work Releases issued.

## 3-8.   NATIONAL (TSSC) PROGRAM OFFICE PROCESSING.

a.  The process includes:

- Acknowledging receipt of the PRs and EEPs.

- Reviewing the regional submissions to ensure that the proposed projects are within the scope of the TSSC.

- Reviewing and verifying a modification of an existing EEP to ensure that the EEP being used for the project is correct.

- Notifying the ATO when their original PR is received by the Program Office.

- Preparing the EEP updates that will appear in the Contract modification.

- Reviewing the EEP data sheets submitted by the NPMs to develop the EEP summary for the national projects.

b.  If problems are detected in packages submitted by the regions, the TSSC Program Office will coordinate corrective actions as expeditiously as possible, thus ensuring timely Contract modifications.  PR packages with errors that cannot be resolved without adversely impacting the processing schedule may be returned to the regions or held until a later modification to accomplish the necessary corrections.

## 3-9.   CONTRACT MODIFICATION DISTRIBUTION.

The executed Contract modification will be distributed as follows:

- By the CO to the TSSC Program Office’s TO and Business Manager/FCO.  ASU has internal requirements for distribution to ABA-220 and RSSC.

- By the CO to the regional ATOs/ACOs.  Distribution will include copies of each region's/center's PR with the modification.

- By the CO to the regional FCOs and the respective regional/center accounting office.  The regional FCO, or designated person, is responsible for ensuring their accounting office has received and recorded the obligation into the FAA accounting records.

## 3-10.   MODIFICATION SCHEDULE.

a.  Regional Submission.  Regions should send in their completed PR package (that includes the EEP data sheets) as soon as completed to be included in the next Contract modification.

To serve regional needs and in consideration of other funding and planning dates, and changing regional priorities, the Contract modification process requires that PRs are received at Headquarters by the 4th Thursday of each month (the 4th Thurs- day of the month is not necessarily the last Thursday of the month).

b.  TSSC Program Office.  The TSSC Program Office’s goal is to complete the modification (PRs received at headquarters, the Contract modification completed and signed) within 25 working days.

c.  Accounting Office Notification.  The regional FCO is to ensure that a copy of each Contract modification is received by the appropriate accounting office.  A copy of the PR shall be provided with each Contract modification so that the accounting office can record the obligation.

d.  Overall Process.  Figure 3-4 describes the overall funding/modification process utilized for the TSSC.

| Activity | Responsible Office | Coordination With | Copies To |
| --- | --- | --- | --- |
| FUNDING |  |  |  |
| Receiving F&E Appropriation and Issuing PAs | Headquarters Budget Office | AFZ |  |
| Identifying Manpower Estimate for Annual F&E Budget Submission | Regions/ANS-103 & Appropriate Program Managers | AFZ, ASD, TSSC Business Manager | ANS-103 |
| MODIFICATION |  |  |  |
| EEP Preparation | Regional AF Divisions HQS Prog. Mgrs. | TO/ATO | ANS-103 |
| EEP Review | ANS-103 | Regions |  |
| Preparing EEP PR for TSSC funding | ANS-103 Regional AF Divisions | Appropriate ATO FCOs/Program Managers & CO | CO |
| Contract Modification | CO | ANS-103 | HQ Acctg. (AAA); Reg. Acct., ANS-103, ACO, ATO, & FCO |
| Obligation Recording | ANS-103 ASU-340 Regional AF Divisions | Appropriate Accounting Office | CO |

Figure 3-4.  TSSC Funding/Modification Process

Figure 3-5.  National WR Funding Process

(1)	Regional ATO Does Not Develop Regional EEP

(2)	Individual Regions May Assign Differently

(3)	“Delegation of Contracting Authority”

Figure 3-6.  Regional WR Funding Process

# WORK RELEASE PROCESS

## 4-1.   GENERAL.

- RSSC shall incur costs under the Contract only in the performance of WRs and revisions to WRs (including WR Change Actions [WRCA]) issued in accordance with procedures defined in paragraph 4-11 of this chapter.  No other costs are authorized without the written consent of the CO or the ACO.

- As the Contract is not a requirements-type contract, the FAA shall bear no obligation nor responsibility to issue a WR for which it has identified and incorporated into the Contract as an EEP item.  RSSC may not perform work that is not issued on a WR.  RSSC may not incur costs in the performance of any WR for which an EEP has not been incorporated into the Contract.

- During the performance of the Contract, all WRs will be issued in writing by the CO or ACO.

- For national WRs, a properly executed WR will, at a minimum, contain the signatures of the TSSC Program Manager, TO, CO, and the TSSC Business Manager.  For regional WRs, a properly executed WR will, at a minimum, contain the signatures of the RPM/RPE, ATO, ACO, and FCO.

## 4-2.   OBJECTIVE OF WORK RELEASES.

- A WR specifies and provides technical direction for work to be accomplished under the TSSC.  WRs will be of three types: Preliminary Work Releases (PWR), Final Work Releases (FWR), and Revised Work Releases (RWR).

- The objective of a WR, when properly executed, is to give written Government authorization to RSSC to allow it to incur costs against the Contract to prepare a Work Release Plan (WR Plan), revise a WR Plan, or perform the effort identified in the specifications.

## 4-3.   TYPES OF WORK RELEASES.

- Preliminary Work Release (PWR).  The objective of the PWR is to identify the work that the FAA intends to assign to RSSC and to solicit a WR Plan from RSSC as to how it would accomplish the work.  The PWR authorizes RSSC to incur only that cost which is reasonable, allowable, and allocable in the development of the WR Plan.  The cost of this PWR is charged to the Program Management WR.  Internal FAA review of the PWR is also used to determine the appropriateness of assigning the work to RSSC.  The level of invoicing, either at the job order level (JON) or WR level, will be identified in the PWR.

- Final Work Release (FWR).  The objective of the FWR is to assign work to RSSC.  The work assigned is that identified in the specifications submitted by RSSC.  The issuance of the FWR may not, in itself, be authorization for RSSC to start work on the WR. The start of RSSC’s work is predicated on whether or not the requirement for a Notice to Proceed has been stipulated (see paragraph 4-9 of this chapter for additional information regarding Notice to Proceed requirements).

- Revised WR (RWR).  The objective of the RWR is to authorize changes that are necessary to some aspect of the FWR after it has been issued.  A change in scope, cost or schedule (except priority 6 - see paragraph 4-6 bulleted heading, “Block ‘C’ Schedule Priority”) requires that an RWR be issued.  It is important that an RWR clearly identifies the reason and justification for the change.  Changes must be approved by the CO/ACO as appropriate.

- Work Release Change Action (WRCA) is a type of RWR.  See paragraph 4-10, WR Change Actions Process, for its definition and how to process a WRCA.

- Close-Out Work Release Revisions.  The objective of the Close-Out WR revision is to terminate the WR.  It indicates that all effort authorized under an FWR, plus any subsequent revisions to the FWR, has been canceled or completed.  There are three types of Close-Out WR revisions, the “C,” "X," and the "Z."

- The “C” Cancellation WR Revision.  The objective of the "C" WR revision is to cancel a PWR that has been issued, or a FWR that has been issued but the Notice to Proceed (NTP) has not been issued.  If the FAA decides to cancel a WR after a NTP has been issued, and RSSC has made obligations against the WR, the procedure would be to follow the close-out procedure of issuing an “X” revision to stop the work and a  “Z” to fiscally close it out.

- The "X" Close-Out WR Revision.  The objective of the "X" revision is to alert all concerned that the WR is in close-out status and that no additional obligations are authorized against the WR.  Once the “X” is issued, no new costs may be accrued, no new work can be added; the WR cannot be revised to a “F” WR.  If it is determined that additional work is required, a new WR needs to be prepared.  The "X" revision will be initiated on receipt of notification from RSSC that the project is physically complete or when the FAA determines that it wants work to cease on the WR for whatever reason. Multiple “X” revisions may be issued . For example, allocated funding may have to be changed depending on the latest work release cost information available from TSSC. These changes may also be made at the time the “Z” revision is issued.

- The "Z" Close-Out WR Revision.  The objective of the "Z" revision is to close out the WR.  When RSSC determines that a WR is fiscally complete a final invoice will be issued with other close-out documentation.  Upon receipt of the final invoice, FAA will initiate the "Z" revision.  The "Z" revision indicates that the project is now both physically and fiscally complete.

(3) “P” Revision.  The “P,” in this case, means Preliminary Revision, as opposed  to a Final Revision.  It is used on the WR cover sheet as follows:  2-HQS-96-0006-R-002-P; meaning a Preliminary revision of the second revision of a WR.  2-HQS-96-0006-R-002-F, means a Final Revision of the second revision of a WR.  See paragraph 4-6, Preparation of WR Section A Cover Sheet.  The “P” revision is prepared to solicit a WR Plan from RSSC for a change to the scope, the funding, the schedule, or the number of hours, to the original FWR or to subsequent Revised WRs.

## 4-4.   PRELIMINARY WORK RELEASE (PWR).

a.  PWR Preparation.  The PWR will usually be prepared by the FAA RPM/RPE responsible for completion of the project.  (The PWR cover sheet will be prepared in the Unitrack system, see paragraph 4-6.)  Once the FAA has identified effort that is being considered for accomplishment under the Contract, an SOW and IGCE must be developed.  Coordination with the TO/ATO may be helpful at this point to obtain all needed data to prepare the PWR.  Coordination is required when the WR involves certain activities such as those listed below:

- WRs containing ADPE (Automated Data Processing Equipment) and ADPE support services, coordinate with ANS-103.

- All telecommunications work, coordinate with AOP-600.

- Work involving alterations, modifications, or new construction of any FAA facility on or in leased property shall be cleared through the regional real estate branch (national WRs are cleared with ASU-140) to ensure that the FAA has the authority to make changes to building(s) or land.  A realty specialist will contact the property owner and obtain such rights required for the project.

- Installation of navigational facilities should also be coordinated with the real estate branch prior to the release of the PWR.  No work shall commence at any airport or other real property site until the necessary real property rights have been officially documented by the real estate branch.

b.  Initial PWR Discussion.  The FAA and RSSC will have an initial PWR discussion, prior to the issuance of the PWR, to discuss the scope and the FAA’s expectations of the potential WR.  The SOW is delivered to RSSC prior to the initial PWR discussion so that RSSC will be able to participate in the discussion in a meaningful way.  As a result of the initial PWR discussion, a final SOW will be prepared for delivery with the PWR.  This discussion is intended to clarify the requirements of the WR and to address any items and/or issues that could impact cost and/or schedule. The benefits of these discussions include assurances that RSSC has a complete understanding of what the FAA expects to accomplish.

- RSSC  has  a “PWR Checklist” they complete during the discussion.  The Checklist consists of standardized questions that RSSC developed and must ask of the FAA that will help ensure RSSC’s understanding of the potential work.  RSSC completes in detail a PWR Checklist for every PWR.  The questions cover areas that include, for example:  Scope of Project; Points of Contact, including SMO Personnel and City/Permitting Official; Special Zoning Requirements; Project Phases required, site survey, CSER, Installation; Environmental Surveys required; has an FAA HAZMAT investigation been conducted, what are the findings; Who (FAA or RSSC) will locate or obtain Drawings, Site Access, Service Outages, Underground Utilities; is GFM/GFE to be provided; ODC requirements; Environmental requirements; what are the deliverables; Real Estate Exhibits, Red Line Drawings, CAI/JAI; Electrical requirements; are Licenses or Permits required; who will identify requirements; who will obtain the license or permit; is special training required; are there overtime requirements; what is the priority.  The PWR Checklist includes many other pertinent questions relating to the task requirements.  It will assist in further ensuring RSSC’s understanding of FAA’s requirements.  RSSC’s understanding will result in a more complete and accurate requirements submission by them and should reduce the time necessary for RSSC to complete the plan.  An advanced copy of the checklist can be obtained from the local RSSC office to enable the PEs  to be prepared with some answers.

- After an initial PWR discussion has been held with RSSC, a PWR will be issued to RSSC.  The TO/ATO is responsible for reviewing the PWR for conformance with Contract scope, completeness, and format and will issue the PWR to the Contractor. The FAA review should take less time as well since the requirements will reflect only those tasks identified in the PWR, to the extent clarified at the meeting.  Copies of the PWR will be provided to other organizations as appropriate.

c.  Distribution.  After the PWR has been signed by the ATO, the ACO, and RSSC, the ATO will then distribute copies of the entire PWR, including the SOW and IGCE, but exclusive of drawings and technical data not required to understand the SOW, to the TO and CO.

## 4-5.   CREATING A NEW WR - PWR.

The PWR is generated in the FAA TSSC-II Unitrack System.  You must be an authorized user of the Unitrack System to create a WR.  The following table notes the authorized users:

|  | ADMIN | ACO | ATO | FCO | ENG/Other | GUESTS/ Others*** |
| --- | --- | --- | --- | --- | --- | --- |
| WR |  |  |  |  |  |  |
| Create | — | No | Yes | No | Yes |  |
| View | — | Yes | Yes | Yes | Yes |  |
| Edit | — | Yes* | Yes | Yes* | Yes |  |
| Delete | — | No | Yes | No | Yes |  |
| Revise | — | No | Yes | No | Yes |  |
| WR STATUS |  |  |  |  |  |  |
| View | — | Yes | Yes | Yes | Yes |  |
| Update** | — | Yes | Yes | Yes | Yes |  |
| WRCA |  |  |  |  |  |  |
| Create | — | No | Yes | No | No |  |
| View | — | Yes | Yes | Yes | Yes |  |
| Edit | — | No | Yes | No | No |  |
| Delete | — | No | Yes | No | No |  |
| WRCA STATUS |  |  |  |  |  |  |
| View | — | Yes | Yes | Yes | Yes |  |
| Update | — | Yes | Yes | Yes | Yes |  |

Figure 4-1.  WR Module Authorization

*Limited editing capabilities

**Only able to update when the user group has control of the document

***Guests/others can view only on any/all actions

Figures 4-2 and 4-3 on the following pages depict the regional and national WR flows.

Figure 4-2. Typical Regional WR Flow

Figure 4-3. Typical National WR Flow

## 4-6.   PREPARATION OF WR SECTION A COVER SHEET.

- The WR cover sheet is generated in Unitrack.  The cover sheet also provides data used in measuring RSSC’s performance.  Therefore it is important that the cover sheet be accurate and complete.  Each WR cover sheet should be completed in accordance with the Unitrack User’s Guide and this chapter.  The following page  shows an example of a WR Cover Sheet.

TSSC II Work Release Cover Sheet

17-Jul-96

WR Name :

Prog. Name :

a. WR #: 						b. EEP Item#:

c. Schedule Priority				           Work  Release                                        Site

d. Start Dates	e. Completion Dates

Target Start Date: 	Target Completion Date:

Schedule Start Date :	Scheduled Completion Date :

Actual Start Date:	Actual Completion Date:

f. Budget Ceiling Dollars	g. Budget Ceiling Hours

Prior Estimate Dollars: 	Prior Estimate Hours:

Type I Change Dollars:	Type III Change Hours :

Budget at Completion Dollars :	Budget at Completion Hours :

Type II Changes:	Type IV Change:

LRE Dollars:	LRE Hours :

h. Allocation Dollars	i. Funding Provided For: Services:

Prior Amount :

This Adjustment:

Total Allocation :

j. Description of Project Work

FAA Req. Contact: 	Routing:				Phone:

k. Accounting Data			               Allocated Total :

Loc. Id 	MOD	JON	Suffix	Appr	Prior Alloc	Alloc Material	Alloc Labor	Cum. Alloc Amount

l. Signature Block						Routing Symbol		Date

FAA PE/LPE:

FAA UNIT SUPERVISOR :

TO/ATO:

FCO:

CO./ACO:

Contractor Acknowledgment:					RSSC

Figure 4-9.  TSSC-II Work Release Cover Sheet

b.  The WR Cover Sheet entry descriptions are as follows:

(1) WR  Name - a brief descriptive statement identifying the work, this is a required FWR entry.

(2) Block “a”  WR Number.  The WR number will be assigned in the Unitrack System during the “Create New Work Release” process.  The WR number is an alpha-numeric identification number on all WRs using the following format:             N1-AAA1-NN2-NNNN3-A2-NNN4-A3.  N = numeric; A = alpha.

N1 (  Will always be 2 to indicate TSSC-II .

AAA1 ( Represents the three letter designation for the organization developing the WR; e.g., HQS for national WRs, or ASW, AEA, ASO, etc. for regional WRs.

NN2 ( Represents the last two digits of the fiscal year when the FWR was issued.  This number will not change if revision(s) are issued in subsequent years.

NNNN3 ( Represents the sequential issuance number; 0001, 0002, etc.  Sequential numbers are automatically assigned in Unitrack and will not be reused.

A2 ( Will always be an “R” to signify that the latest revision number is shown in the next field.

R   ( Revision

NNN4 ( Represents sequential number of the revision; 000, 001, 002, etc.

A3 ( Signifies revision type:

P   ( Preliminary

F   ( Final

C   ( Cancellation

X   (  Begins close-out process (required work completed)

Z   (  Completion (close-out)

(a) Thus the sixth (6th) WR issued by Headquarters would be numbered    2-HQS-95-0006-R-000-P, if issued as a PWR in FY-95.  If this WR is issued as a FWR, the number would become 2-HQS-96-0006-R-000-F, if issued in FY-96.  The preliminary version of the second revision to this WR would be                                   2-HQS-96-0006-R-002-P, and when made final ( 2-HQS-96-0006-R-002-F (regardless of the Fiscal Year (FY)  issued.  If for any reason the preliminary to the revision is not finalized, the revision number would not be reused for a subsequent preliminary revision, unless it is deleted before a subsequent PWR is issued.  Ultimately when the WR is physically and fiscally completed and closed out, a final revision (if three previous revisions had been issued, with the “X” being #R-003-X) will become 2-HQS-96-0006-R-004-Z.

(b) Regional WRs are numbered in a similar fashion, i.e., the seventh (7th) PWR issued in the Central region in FY-95 would be 2-ACE-95-0007-R-000-P, and would become 2-ACE-96-0007-R-000-F if issued as final in FY-96.

(3)  Block “b”  EEP Item #. Represents the appropriate Contract EEP item number.  An FWR cannot be issued if the modified Contract does not contain an EEP Item that covers the WR scope.  This block is a required FWR entry.

(4)  Block “c” Schedule Priority.

(a) Priority.

- Defaults: As  an initial entry, Unitrack will assign a schedule priority number of 5 to every WR.  See next paragraph, “How It Works” for an explanation of the meaning of priority 5.  The Unitrack schedule priority will be used by RSSC to determine the relative importance of all projects assigned by the region.  By establishing FWR priorities, it is intended that RSSC will be able to better manage its staffing and workload, thereby ensuring that RSSC is working on the projects which are most important to the region, while maintaining enough low priority projects as   fill-in work during lulls to avoid erratic staffing levels.  This will also help FAA by avoiding the cost of training new TSSC hires resulting from staffing-up because of “pop-up” projects, and seasonal workloads.

- How it Works: The Unitrack priority field may be selectively overridden by the engineer or ATO to obtain a specific schedule tracking response from RSSC.  Setting every FWR to priority 1 will defeat the purpose of this field (and it could cause generation of a lot of schedule variance reports).  The TSSC Program Office will from time-to-time review the priorities used by each region to determine whether this priority field is being used effectively.  A schedule 1 priority will have its schedule variance tracked and reported with a zero-day tolerance.  If the Work Release schedule slips by so much as one day, a variance report will be generated and reported in the monthly PSR, and an alert (in e:mail) will have been transmitted to the ATO, ACO, and FWR Project Engineer (FWR PE) upon its discovery.  Similarly, priority 2 will be tracked with a 2-week schedule variance; priority 3, 3 weeks, etc.  The FWR schedule will only be reset after issuance of a FWR revision or Work Release Change Action (WRCA) for priorities 1-5.  Projects assigned a schedule priority of 5 will have no schedule variance reporting in the PSR; only the CPR will reflect the schedule variance.

- Low Priority Projects: A project with a schedule priority of 5 or greater will not generate a schedule variance report for the PSR. If a priority 5 is used, the schedule will not be automatically rebaselined.  Using a priority 5 will have the same effect as what presently happens under the present TSSC, i.e., no schedule variance reports, no automatic schedule rebaselining. For schedule priority 6 or greater, the ATO, ACO, and FWR PE will receive an alert each time a priority 6 - 9 FWR reaches a variance of 4 weeks to keep them aware of the project, but that is all they will receive.  For schedule 6 or greater FWRs, the planned schedule will automatically be set to the actual or current schedule each month a 4-week schedule variance occurs, effectively erasing the FWR schedule variance.  The maximum schedule variance is 4 weeks for all priority 6 through 9 FWRs.  There is no maximum schedule variance for priority 1 through 5.

(b) Special Notes: The FWR priority will change only when there is a manual change to the field on an FWR revision or WRCA.  The Unitrack default schedule priority will be 5.  However, the FWR PE or ATO must change the priority if that is what is desired when the FWR is revised.

(5)  Invoice Category.  Indicate WR to be invoiced at the WR or JON/site level (determined by the region).

(6) Block “d” Start Dates.  Both target and actual start dates are needed for RSSC to determine the intensity of the effort to be provided, or for the duration of a task (i.e.,  a Resident Engineer).

(a) Target Start Date.  This is entered on a PWR.  It indicates the date when work is anticipated to start.  This date should be changed when the FWR is issued later than initially anticipated.

(b) Scheduled Start Date.  This is entered on an FWR.

(c) Actual Start Date.  This can be entered on an FWR (optional) but it MUST be entered on an “X” revision WR. This is when work is to begin after an FWR is issued.  This is the date that will be tracked on the Summary Cost Performance Report (Summary CPR).  This date can be useful when the FAA knows that equipment or airport access will be unavailable until a future date.  It is strongly recommended that this block be completed for all FWRs.

(7)  Block “e” Target Completion Dates.

(a) Target Completion Date.  Used on PWR, the date is for anticipated completion of the work under the WR.  It is provided as planning information to RSSC.  This will indicate the intensity of effort that the FAA is expecting under a particular FWR.  Costs can be affected when projects are done concurrently versus sequentially.

(b) Scheduled Completion Date.  Used on FWR, the date project is scheduled for completion after the FWR is issued.  This is the date that will be tracked and reported on the Summary Cost Performance Report (Summary CPR).  If an FWR is for just one phase or one part of the work described in the requirements, the scheduled completion date should correspond to that part of the work.  The completion date will (usually) be changed when the amount of assigned work is changed.  If an FWR is for less than the entire scope of work detailed in the requirements, the technical directions should state that the FWR is for phase one only, or the "xyz" work only.  This block is a required FWR entry.

(c) Actual Completion Date.  This date is required on an “X” revision WR.

(8)  BLOCK “f” Budget Ceiling Dollars.  This block consists of several financial components.  By keeping the budget financial changes and the reason or cause for each change separated, RSSC cost performance tracking will be facilitated.  Type I and Type II changes, as explained below, are used to differentiate those revisions due to FAA-initiated/approved changes and those due to cost escalation under RSSC’s control.  Incremental funding would not be reflected in this block.  Incremental funding will show up in block h, with optional comments in block i.  Incrementally funded FWRs should show the total budgeted cost for the scope of work assigned by the WR regardless of the funding provided.  This may sometimes result in a budgeted cost higher than the funds allocated to the WR.

(a) Prior Estimate Dollars.  The value will be zero for all initial FWRs.  In FWR revisions, this block will contain the value from the Budgeted at Completion (BAC) dollars, which preceded this FWR revision.  RSSC’s estimate of the amount of funds required to complete all work included in the requirements after the FAA agrees with RSSC’s cost, will first appear on the “Type I Change” line.

(b) Type I Change Dollars.  Type I Change represents the revised-per-agreement estimate of all FAA-requested changes to be performed under the FWR at issue (for the initial FWR issued, it represents the estimated cost of the requirements).  Example of events that would result in a Type I Change are the increase or decrease in scope of the project, unforeseen conditions that change the complexity of the project, and Davis-Bacon subcontractor costs that are in variance with the Work Plan estimate.  Type I Changes can be positive or negative.  A reduction in scope or Davis-Bacon subcontractor costs significantly below the original estimate are examples of incidents that would reduce cost and result in a negative Type I Change.

- The revised figure results when the FAA changes the WR scope to meet project needs or budget constraints, and RSSC then revises the requirements.  The FAA and RSSC should be in agreement on the magnitude of the budget changes resulting from the changed requirements.  This agreement is the result of technical discussions taking place while the requirements are being finalized.  The TO/ATO and project engineers must be aware that RSSC cannot be made to perform work unless the FAA is prepared to pay RSSC for that work.

- For FWR revisions the "Budgeted at Completion dollars (BAC)" line will change only by the amount of any Type I Change.  “Type I Change" is an incremental block, while "Prior Estimate" is cumulative.  Adjustments should be shown on the "Type I Change" line.  "Type II Change" line does not change the “BAC” line.  The "Type I Change" line is used to record the FAA-requested changes to the FWR funding due to changes in the delivery schedule, type, or quantity of work required by the FWR.

- Initial RSSC cost estimates may be incomplete due to site cost averaging or other assumptions required to provide project cost estimates without benefit of visiting the site.  After completion of the site visit and delivery of the RSSC site engineering report (CSER), there may be significant changes in the project estimate.  This is only normal and should not cause concern.  What should cause concern is if the cost to deliver the CSER starts to increase by 15 to 20 percent or more.  There are two methods to track CSER cost:

-  Issue an FWR for up to the CSER development only, or issue for the complete FWR, but incrementally fund in phases.  This will have the advantage of requiring RSSC to notify the Government of funding requirements at the 75-percent spending level.  Also, if there is a cost growth in the CSER, those increases will usually be easily identified and placed in the cost estimate "Type II Change" line.  A disadvantage to this method is that more FWR revisions will have to be issued because the WR is only for one phase of the project.

- Issue an FWR for the complete project.  In the breakdown of the cost estimate, there will be a line item for CSER.  Tracking changes to that line item will yield insight into RSSC’s cost performance for the CSER.  (The same can be done for other elements in the breakdown of the work shown in project cost performance reports.  This break- down is called the Work Breakdown Structure [WBS].)  This method has the advantage of not requiring extra FWR revisions, but there will be no notification for cost overruns of single WBS elements, and the timeliness of the cost information will limit the Government's ability to prevent overruns.  This method is better suited to large and or long-duration WRs.

(c) Budgeted at Completion Dollars (BAC).  BAC is the total of the prior revision's BAC and any Type I Change in the current revision to the FWR.  For the initial FWR, the BAC should equal the estimated cost on RSSC’s requirements.

(d) Type II Change. Type II Changes are used to record RSSC-requested changes to the funding, which is not a change caused by the FAA.  Type II Changes will occur if more than RSSC’s estimate is required to complete some phase of engineering the FWR.  Other potential areas of cost escalation that could be a Type II Change is project management, site survey, and equipment installation where the effort is being accomplished using RSSC resources.  If RSSC finds additional work (outside the existing FWR scope) that should be performed, and the FAA agrees to having that work performed, the resulting change is a Type I Change, not a Type II Change.   It is program policy that cases involving differing site conditions are to be recorded as a Type I Change.  The Type II Change line differs from the Type I Change line in that the value recorded as a Type II Change is a cumulative number.  Conversely, a Type I Change is an incremental value and is entered only on the revision that added the work represented by that value.

(e) Latest Revised Estimate (LRE) Dollars.  Total LRE is the total of BAC and Type II Changes.  It is the estimated cost to perform all FWR work for which the FAA must reimburse RSSC.

(f) Note:  Relationships.  Note the relationships between values placed into Block f:  A Type I Change is a budgeted cost increase or decrease initiated/approved by the FAA or increase to BAC beyond the control of RSSC.  A Type II Change is a cost in excess of the budgeted cost (Requirements Cost Estimate) that is within RSSC’s control.  BAC reflects the cumulative estimate for work as requested by the FAA.  Latest Revised Estimate reflects the cumulative estimate for work as per RSSC’s best estimate.  In the case where the initial RSSC cost estimate turns out to be higher than required, the FAA often adds more work to the FWR, up to the value of the original estimate.  In that case, the BAC will increase equal to the value of the work added, this will show as a Type I increase.  That will indicate RSSC’s "cost savings.”  The Cost Performance Reports will reflect the BAC, and thus reflect an overall "cost savings" when the FWR is closed out.

(g) Completed WRs.  When the “Z” revision is issued to close out a WR, there should be no adjustments to the “Type I Change” dollars and “BAC” dollars lines unless it is to reflect a change in scope.  There will be a positive value if there was an increase in scope or a negative value if the scope of the WR was reduced.  The Final Invoice cost should be entered in the “LRE Dollar” line.  The “Type II Change” line will automatically be filled in.  “If the Type II Change” line is negative, the WR was completed below budget and is a positive indicator as to the Contractor’s performance; conversely, a positive value is a negative indicator as to the Contractor’s performance.

(9)  BLOCK “g” Budget Ceiling Hours.  This block represents RSSC’s estimated hours to complete all the work budgeted in Block f.  Incremental funded work would not be reflected in this block.

(a) Prior Estimate Hours.  The value will be zero for all initial FWRs.  This block represents RSSC’s estimate of fee credit employee hours required to complete all work included in the requirements after FAA and RSSC reach agreement on the requirements.  Initial Budget Ceiling Hours will first appear on the “Type III Change” line.  Budget Ceiling Hours are basically all direct labor hours of RSSC’s personnel and first-tier subcontract personnel who are dedicated to the accomplishment of direct work under the Contract or who are working on a CO-approved cost-reimbursable or labor-hour subcontract.  Excluded from Budget Ceiling hours are labor hours provided by subcontractors performing Davis-Bacon Act work and hours to perform rework.  Budget Ceiling Hours are taken from the specifications budget estimate after agreement between FAA and RSSC on the number of hours for the scope and quantity of work.

(b) Type III Change Hours.  A Type III Change represents the revised-per-agreement estimate of all work to be performed under the FWR at issue.  The revised figure results when the FAA decreases the WR scope to meet budget constraints, and RSSC then revises its time estimate in the requirements.  This agreement should be the result of technical discussions taking place while the requirements are being finalized.  Type III changes reflect changes in hours resulting from FAA-requested or caused actions.  Also included on this line will be hours that result from Type II Changes, which are not rework, but may result from Type II cost growths.  This line entry is incremental, and adds into Prior Budget Ceiling Hours on subsequent revisions.

(c) Budget at Completion Hours.  Represents the total employee hours that that FAA and RSSC agree are required to facilitate accomplishing the work required by the FWR at issuance.  This line is the sum of the "Prior Estimate Hours" and Type III changes.

(d) Type IV Change.  A “Type IV Change” is hours not subject to fee under the terms of the Contract.  Hours spent to correct a defect found to be RSSC’s responsibility (rework) would fall into this category.  This line entry is cumulative and is counted in the “Total,” but not in any of the entries above it.

(e) Latest Revised Estimate (LRE) Hours.  This block is the total fee and non-fee hours to be expended on this FWR.  The FAA is required to reimburse RSSC for all hours expended under this Contract.  However, all labor hours may not qualify for fee recovery, as for example in the case of rework hours to correct an error committed by RSSC.  This line is the sum of the "BAC Hours" and "Type IV Change” lines.

(10)  Block “h” Allocation Dollars.  This represents the limit beyond which the FAA has no obligation to reimburse RSSC.  The value placed on this line may not exceed the amount obligated on the Contract that has been allotted to the Regional EEP covering the project.  This block must be completed for the FWR to be issued.

(a) Prior Amount.  Total allocation from previous revision.

(b) This Adjustment.  Amount to be allocated for this revision.

(c) Total Allocation.  Sum of “Prior Amount” and “This Adjustment.”

(d) Notification: RSSC will notify the TO/ATO and the CO/ACO when 75 percent of the funds allocated has been expended, and provide the latest estimate of funds required to complete the WR.  There are at least two cases when this amount might be less than the amount in Block f:  Phasing of projects by site and phasing by funding for discrete milestones.  When all funds are expended, regardless of budget value, RSSC is to stop work on the WR.

(11)  Block “i” Funding Provided For Services.  Indicate specific task being funded.

(12) Block “j” Description Of Work.  This block is for entering remarks onto a WR and is a required FWR entry.  Block “j” describes the FAA work requirement or identifies where the requirement is described.  This may include a brief summary or list of tasks included in the work statement.  This block should also describe any requirement placed on RSSC restricting expenditures at any particular site or for Activity 4 within an FWR.  Unless such requirements are spelled out in the FWR, RSSC is tasked only to track and report expenditures based on the funds allocated shown in block h.  Phasing by site may result in an entry like, "This FWR is incrementally funded for the first three sites only."  Phasing by funding for milestones may result in an entry like, "This FWR is incrementally funded through CSER stage only."

(13)  Block “k” Accounting Data.  This block is required to be completed for FWR issuance.  Enter appropriation, system, and project codes, and job order numbers.  The Loc ID is to allow tying sites described in block j to the appropriation data by use of a site or location identifier.

(14)  Block “l” Signature Block.  This block is required to be completed for FWR issuance.  FWRs require Program/Project Manager/Engineer, TO/ATO, CO/ACO, Business Manager/FCO and RSSC signatures prior to issuance.  Business Manager/FCO signature indicates that funds obligated on the Contract are available as shown on the WR.  Signature by the CO/ACO indicates the FWR has been reviewed for compliance with the Contract and procurement requirements.

c.  Attachments.

In addition to the data on the WR Cover Sheet, the following information must also be attached to the PWR package.

(1)  Government Furnished Information.  The Government is responsible for making accessible to RSSC all available Government specifications, engineering drawings, standards, Government forms, designs, regulations, etc., which are standard and/or site-specific in nature and required for the accomplishment of TSSC work.  To the extent known, Project Managers/ Engineers will identify, in each WR, all information to be Government furnished.

(2)  RSSC Furnished Documentation.  RSSC will provide all site-specific documentation required for the accomplishment of the work effort, which is not identified in the WR as the responsibility of the Government to provide and/or develop.

(3)  Provide a Statement of Work (SOW).  The SOW will specify all work that RSSC is to accomplish, either directly, by reference to some other place in the WR, or invoking a referenced document.  The work expected of RSSC should be explained in clear and understandable terms setting forth explicitly what the deliverable product will be.  The SOW should include the addition and/or deletion of sites and identification of any additional specifications that might be required.  The work must be defined in terms of some tangible product that can be physically provided. The general specifications to package, ship, and/or store items will be mentioned in the SOW.  Also, specifications for the deliverable product must be specified in terms that permit verification of the product's acceptability.

(4)  Specify shipping and storage requirements for GFE and GFM provided to RSSC.  On-site storage of RSSC acquired items that RSSC will use in accomplishing the WR will need to be covered, but shipping requirements will not normally need to be specified.  Procedures for packaging, shipping and storage will be in accordance with Order 4650.30.

(5)  Specify the procedures and requirements covering how FAA will determine the acceptability of the delivered product.  Each WR should identify a process that demonstrates that each requirement identified in the SOW has been satisfied.

(6)  Provide a requirements-traceability matrix listing requirements for deliveries and services and identify the SOW paragraphs specifying the requirements.  List the documentation associated with the project that is to be turned over to FAA upon completion of the project.  Examples would be such items as final drawings, pertinent communications with property owners and other persons, legal descriptions, specific design data used by the RSSC engineer or a subcontractor (e.g., weather data, frost depths, soil boring data, flood conditions, calculations, etc.), power company agreements, flight check plans, test data, JAI notes/exceptions, project coordination review comments, etc.

(7)  Provide a list of attachments that includes any schedules, identification of Government furnished equipment, materiel, services or data required to accomplish the work identified in the SOW and other requirements type information.  All schedules pertaining to the WR will be provided or referenced. This includes the date when site(s) will be available for work start, delivery date(s) for systems and equipment being acquired by the FAA and date(s) GFE, GFM, and/or GFI will be available for or delivered to RSSC.

(8)  Provide any other supplemental information that may be used to advise RSSC of any information that may be useful in understanding the project and advise RSSC of situations and conditions that will or may affect accomplishing the WR, but do not fall within the topical areas of other informational areas.

(9)  Provide any special requirements such as special interfaces or activities that happen concurrently or any contractual prohibitions.

d.  Independent Government Cost Estimate (IGCE).

RPMs/RPEs using RSSC services are required to provide an IGCE for the WR.  The cost estimate is for accomplishing all work within the WR.

- The IGCE is an independent estimate compiled by the RPMs/RPEs for a project.  It is used as part of the qualitative and quantitative (Q&Q) process for verification of the effort and costs associated with RSSC’s Work Plan in response to the PWR.

- A mistake often made in preparing the IGCE is for the RPMs/RPEs  to provide an estimate of the construction activity that they want RSSC to accomplish; however, they should not focus on the creation of a detailed cost estimate for the construction portion of any WR.  The IGCE should be focused on those non-construction portions of the estimate, and include a budgetary estimate for construction.  Since the FAA is usually “hiring” RSSC to provide the engineering design for a project, it is senseless for the FAA engineer to provide a detailed estimate of the construction activity that RSSC is to design.  That estimate can only be sensibly developed after the project is designed.  If the FAA engineer does that, there is no point in having RSSC design the job. RSSC is responsible for creation of a detailed construction cost estimate prior to issuance of their solicitation of any construction subcontract.

- What an engineer normally requires from RSSC is engineering, site survey, design, construction, installation, and commissioning support.  Under circumstances such as this, the IGCE must include figures detailing the resources RSSC should reasonably be expected to apply in accomplishing the WR.  It shall contain a chart with appropriate explanations indicating the type or work and who will perform it from title or skill categories.  A cost shall be estimated for each category of work. This requires an estimate of the engineering skill types (Civil, Electronic, Mechanical, etc.), and number of hours for each skill.  RSSC travel requirements must also be estimated in the IGCE.

- The recommended approach to developing an IGCE for a WR is to think of what type of skilled person(s) you would have the FAA hire to accomplish your project; how long would you think they should take to get the job done; and how much travel would be reasonable during the project.  Any special things that they would need to perform the engineering (video cameras, portable data acquisition device i.e., computers, test equipment, etc.) that are “big ticket” items or personal accountable property, and which cannot be GFE on the WR, must also be included in the IGCE.  Don’t be concerned about small items like survey flagging, film, expendable items, and items that are not personal accountable property.  As for the construction activity, all that is required is a “budget” or plug-in number as a gauge for the range you expect the construction to fall within;  i.e., is the job going to cost $100,000?  Is it more or less?  Is it closer to $20,000 or to $50,000?  Greater specificity is unnecessary since RSSC is going to competitively award the subcontract.

- In the case where RSSC performs the installation with its own employees, it is recommended that the FAA engineer think of what skilled technicians or engineers the installation crew would have on it; how long the crew should be at a site; and what tools and materiel they will usually need to complete the job.  If the installation crew will require any  “big ticket” items or personal accountable property, and it cannot be GFE on the WR, it must also be included in the IGCE.  If RSSC will furnish R/G cables or purchase tools for example, the FAA engineer should list the cables or tools and provide an estimated cost for them in the IGCE as “other direct costs” (ODC) or “materiel” for the installation.  As a general rule, an ODC is something that is not installed at the site or consumed during the installation.  Hand tools would be an ODC item; conduit would be materiel.

- Another area that is often overlooked is the JAI or commissioning support and project as-built drawings.  The FAA engineer must estimate the type of engineering or technical support required for the JAI or commissioning of the project.  Keep in mind that RSSC may support the FAA in these activities, but they may not represent the FAA in any capacity; that is illegal.  Nor may the RSSC personnel sign any form or document, except as an RSSC observer or as the preparer of the document or drawing.

## 4-7.   WORK RELEASE PLAN.

a.  Purpose and Submission.  The WR Plan is initiated by the issuance of a PWR.  It is prepared by RSSC under the TSSC-II.  The WR Plan serves several purposes.  RSSC shall submit the WR Plan to the TO or ATO, with a copy to the CO/ACO within 14 calendar days after receipt of the PWR, or agreed to date between FAA and RSSC.  It provides:

- A means of feedback from RSSC indicating its understanding of the task being assigned.

- A basis for comparing the resources that will be required with the IGCE.

- A schedule of expected project completion that can be compared with the FAA's requirements.

b.  Work Release Plan Contents.  The WR Plan will be prepared as specified in the Contract and will include, as appropriate, the information summarized below in sufficient detail to permit evaluation, review, and issuance of a final WR by the FAA:

- Organization.  Identify personnel by labor category and skill level to be assigned to the WR including designation of the WR Manager.

- Impact on Other Work.  Identify proposed approach to assure minimal adverse impacts on costs and schedules and identification of unavoidable impact on other work.

- Performance Standards.  Identify approach proposed for assuring uniform high quality work.

- Acceptance Criteria.  Identify approach proposed for assuring satisfaction of all WR requirements.

- Estimated Costs.  Provide a detailed cost profile to include direct labor category hours, labor rates, subcontracting costs, any other direct costs such as travel, all overhead costs and G&A.  When specified in the PWR, multiple projects/sites and multiple job order numbers (JONs) will be addressed separately.

- Equipment/Materiel Delivery.  When applicable, indicate where RSSC desires the shipment of any GFE, GFM, or GFI (i.e., the site, the nearest AF field location, a regional warehouse, etc.).

- Long Lead-Time Procurement.  Identify items, recommended sources, and estimated time required for delivery.

- Milestone Schedule.  RSSC shall propose a milestone schedule in which proposed effort will be completed.  This proposed schedule shall take into consideration the necessity to utilize resources from other WRs and the availability of these resources for anticipated WR efforts and the impact of interdependent activities such as delivery of GFP and GFE.

- Documentation.  Identify all applicable specifications, standards, engineering drawings, and any other documentation required to assure proper completion of the project.

- Quality.  Specify measures that RSSC will undertake in assuring the quality of its services and deliverables.

- Other.  Provide any other data or information as requested in the PWR.

c.  Work Release Plan Format.  RSSC shall adhere to the following format in developing its WR Plan:

- Cover Sheet.   Each WR Plan shall have a cover sheet that contains the following information:

- The unique WR number and revision level assigned by the FAA.

- The name of the WR effort.

- The date when  the WR Plan is issued by RSSC.

- RSSC’s address, telephone, and facsimile numbers.

- Estimated Costs.  RSSC will provide the detailed breakout of the estimated costs to complete efforts identified under the PWR or RWR.

- Technical Approach.  RSSC will define its technical approach and methodology required to accomplish the WR effort.

- Packaging, Shipping, and Storage.   RSSC will identify its approach on how to handle and adhere to any unique packaging, shipping, and storage requirements.

- Acceptance and Inspection.   RSSC will identify its approach to acceptance and inspection of work as it applies to the Work Release.

- Deliveries.   RSSC will provide a milestone schedule containing milestones of all major events required to deliver an acceptable product or service within time frames established in the PWR.  The items that shall be addressed in the milestone schedule shall include, but are not limited to, the placement of orders for long-lead items, award of subcontracts, and special interfaces such as FAA interim acceptance or approval and interfaces with other FAA contractors.

- List of Attachments.   RSSC will list all attachments that are included in the WR Plan.

- Supplemental Information.   RSSC will provide any additional information that will provide insight to the FAA on its approach to accomplishing the Work Release effort.  RSSC shall also provide any assumptions on which it has based its technical approach, such as FAA-furnished information or equipment.

## 4-8.   EVALUATION OF THE CONTRACTOR’S WORK RELEASE PLAN.

The contractor’s WR Plan will be evaluated by the RPM/RPE with the assistance of the TO/ATO, TSSC Program Manager, and CO/ACO as appropriate.

- Quantitative and Qualitative (Q&Q) Analysis.  The FAA will conduct an evaluation of the WR Plan, called a Q&Q analysis.  The review and analysis will assure that the proposed cost, timeliness, and staffing are appropriate, and that the WR Plan will meet the intended objectives of the project.  A summary of the evaluation will normally be included in the Q&Q.  The Q&Q is conducted to officially document that the WR Plan has been reviewed and that FAA agrees with the contractor’s proposal.  The Work Plan costs will be compared with the previously prepared IGCE.  When variances occur between the IGCE and Work Plan costs, a Q&Q explanation  must be prepared and added to the official WR file.  The purposes of the analysis are to:

- Determine if the offered costs reflect the value of the product or other work proposed.

- Display an understanding of how the contractor proposes/intends to do the work.

- Evaluate the estimating assumptions reflected in the cost proposal and determine whether or not they are in agreement with the approach described in the technical proposal.

b.  Cost Variance.  When the variance between the contractor’s estimated cost in the WR Plan cost estimate and the IGCE is greater than 15%, the RPM/RPE will review the original IGCE and provide an explanation as appropriate.  A revised IGCE form may be created at this time, but is not necessary.  Factors that could justify revising the original IGCE amount are issues not originally considered, different technology being used, or more current market cost estimates.  The Q&Q is forwarded to the ACO for the official WR file.  Any variance in hours or dollars greater than 15% in labor costs must be addressed in the Q&Q.  A cost variance over 15% for material cost (or total WR cost) is not necessary to address in the Q&Q, since competitive subcontract, fixed-price award(s) for material and/or construction will guarantee the lowest cost for these categories.

c.  Discussion.  Discussions will be conducted between the TO/ATO and/or RPM/RPE and the contractor to resolve technical approach, cost variance, or other ambiguous issues in the contractor’s WR Plan that surface during the WR Plan evaluation, and to arrive at FWR content.  The CO/ACO is to be notified of the  discussion.  After discussions are concluded, the FAA will determine if it is cost effective to pursue the accomplishment of the effort via a Work Release.  If so, the contractor will then be required to submit any and all revisions to the WR Plan to make it compliant with the FAA's requirements.  It is important to understand that TSSC-II is a CPFF Contract and the contractor is to be reimbursed for all allowable and allocable costs incurred in accomplishing tasks assigned under TSSC-II.  The discussion should be reported, documented, and placed in the official WR files.

## 4-9.   ISSUING THE FWR.

The TO/ATO will develop and issue the FWR to RSSC within 15 calendar days (this time frame may be changed by agreement between FAA and RSSC) after the revised and fully acceptable WR Plan is submitted by RSSC.  The FWR will embody the FAA-approved WR Plan, which will contain among other things, the estimated cost for accomplishing the work.  A FWR will not be issued until after RSSC's WR Plan has been approved.

- Start of Performance.  The issuance of the FWR may or may not be authorization for RSSC to start work on the WR.  The start of RSSC’s performance under a WR will be predicated on whether or not the requirement for a NTP has been stipulated in the PWR or FWR.  A NTP is a written notice from the FAA to RSSC in which RSSC is authorized to proceed with the work specified within a WR, on a specific date, such as a phasing of a project by site.  Where an NTP is required, RSSC shall not commence work nor incur costs under the FWR until the NTP has been issued by the CO/ACO.  If an NTP is not required, then the start date contained within the duly executed FWP will become RSSC's commencement date.

- Cancellation of FWR.  The FAA reserves the right to cancel any and all efforts involved in the WR process at any time during the process.  Should the effort be canceled prior to the issuance of the FWR, or after issuance of the FWR but prior to issuance of an NTP, a "C" revision will be utilized and the Government will be liable only for costs that are reasonable, allowable, and allocable in the development of the WR Plan.  After the FWR has been issued and work efforts have begun, the Government will utilize the "X" and "Z" revisions to cease efforts and close out the WR.

- Binding Commitment.  The issuance of an FWR/NTP, properly executed by the FAA and acknowledged by a duly authorized representative of RSSC, shall constitute a binding commitment on behalf of RSSC to carry out all duties, responsibilities, and work efforts as delineated within the WR.

- Required Signatures.  The FWR must have as a minimum the signatures of the responsible RPM/RPE, TO/ATO, CO/ACO, and the TSSC Business Manager/FCO.  The CO/ACO is responsible for assuring that the FWR is within the TSSC scope and substance.  The TSSC Business Manager/FCO is responsible for certifying the availability of funds.

- Delayed FWR.  It is important that RSSC be kept current on what the FAA's intentions are in the issuance of the FWR so that RSSC can effectively allocate its resources.  RSSC will be advised as soon as possible when it is determined that the TSSC is not the method by which the project is to be accomplished.   A FWR will be issued within 15 calendar days after the revised and fully acceptable WR Plan is submitted by RSSC.  If within 15 calendar days of receipt of RSSC’s WR Plan, the FAA has not issued an FWR, the TO/ATO will advise RSSC of the anticipated date for issuing the FWR or indicate a need for additional review time.  When additional time for review is required, the TO/ATO will notify RSSC of the reasons, and provide a estimated date when the review will be completed.  If the delay is due to misunderstanding or disagreements on the WR Plan, early resolutions will be sought.  Delays in issuing the FWR can impact the scheduled completion date and cost.

- Distribution.  Upon issuance of a regional FWR, the ATO will forward one complete copy, including the Q&Q, to the TO and CO for review.  If any changes were made to the PWR after it was issued, all signed documentation reflecting the changes shall also be forwarded.  The documentation must be signed by both the ATO and ACO and shall include a revised IGCE as appropriate.  “Complete,” as used above, shall mean that third party reviewers will be able to determine what actions are being authorized by reviewing the submitted package.  The Work Plan need not be sent since it is available from RSSC’s headquarters office.

## 4-10.   PROCESSING REVISIONS TO A WR.

a. Revised Work Releases.  Besides the WRCA, there are five different Revised Work Releases (RWR); C, X, Z, P, and F; each identified with a unique alpha character in the A3 field of the WR number.  See paragraphs 4-3 and 4-5 of this Handbook.

b.  Format of an RWR.  The reason for the revision will determine the RWR format.  Normally an RWR requires only a cover sheet, if there is no change in scope; also, the special revisions, “C,” "X," and "Z,” would normally only have a cover sheet.  However, when there is a change in scope, an IGCE is required, along with the supporting sections as noted:

- Format of the "C" RWR.  The “C” revision requires only a cover sheet.  Blocks "f,” "g," and "h" of the cover sheet would withdraw the funding and authorized fee credit hours.

- Format of the "X" RWR.  The “X” revision requires only a cover sheet.  Block "e" requires the actual physical completion date.  The intent of the "X" revision to notify all interested parties that the WR is now in close-out status.  The FAA can unilaterally issue an "X" WR.  It would notify RSSC that no further charges are authorized against the WR and that RSSC is to begin close out procedures.

- Format of the "Z" RWR.  The “Z” revision requires only a cover sheet.  Blocks "f," "g," and "h" of the cover sheet would make the final adjustments required to balance out the accounts.

- Format of the “P” RWR.  If there is a change in scope, the “P” revision requires a cover sheet, SOW, and IGCE.

- Format of the “F” RWR.  If there is a change in scope, the “F” revision requires a cover sheet, SOW, IGCE, a WR Plan by RSSC, and a Q&Q by FAA.  If the revision is for incremental funding or for revising a completion date, only a cover sheet is needed.

c.  Distribution.  Upon issuance of a revised regional WR, the ATO will forward one complete copy, including the Q&Q, to the TO and CO for review.  If any changes were made to the PWR after it was issued, all signed documentation reflecting the changes shall also be forwarded.  The documentation must be signed by both the ATO and ACO and shall include a revised IGCE as appropriate.  For definition of “complete,” as used above, see paragraph 4-9 f.  The Work Plan need not be sent since it is available from RSSC’s headquarters office.

## 4-11.   WR CHANGE ACTION PROCESS.

- During the performance of effort specified in a Final Work Release (FWR),  unanticipated changes may be required in the scope of the required effort. RSSC has no authority to perform work beyond the scope of the final work release without prior written approval from the CO or cognizant ACO. The procedures described herein apply to those instances where WR changes are initiated by RSSC. Presently, these procedures do not permit center or regional modification of National FWR’s. If the need to change a National FWR arises, it must be processed through the appropriate Headquarters offices.

- When RSSC perceives a need for additional work release effort which was not included in the approved FWR, RSSC shall notify the TO or cognizant ATO, through the regional PE, that a revision to the FWR may be required, and shall provide a WRCA proposal. This proposal is similar to a WR Plan, except that it is initiated by RSSC in response to a change situation, rather than provided in response to a PWR. Each WRCA proposal shall include, at a minimum, the following:

- A complete description of the proposed scope change as it relates to the existing FWR scope.

- A justification as to why the scope change should be incorporated into the FWR.

- A date after which additional unavoidable costs will be incurred if the scope change is not authorized, along with a detailed explanation of those additional costs.

- A complete cost proposal which reflects the work elements that are proposed to be expanded or added to the FWR scope.

- If the cause of the scope change results from an RSSC subcontract under the FWR, RSSC shall also include an explanation as to why the requested scope change was not included in the original subcontract specifications.

- Each proposal shall include a summary of all previously executed WRCA’s for that WR, to ensure proper funds tracking.

- RSSC shall provide WRCA’s which are signed by a duly authorized official. The above  information shall be entered into an MS Excel file. The completed Excel file shall be transmitted to the FAA or provided on a disk with the signed hard copy of the WRCA proposal. RSSC shall transmit WRCA’s to the FAA either via fax or other more expedient, cost effective method acceptable to the CO/ACO. The WRCA proposal shall include the FWR number and title and shall follow the requirements described above. To facilitate tracking, each WRCA shall have a unique identification number consisting of the building site’s “three letter” identifier (in accordance with FAA Order 7350.5) and a sequential number. For example, the first change order for Albuquerque (three letter site identification, ABQ) shall be assigned the number ABQ 01; the second change order shall be assigned the number ABQ 02; etc.

NOTE: WRCA’s which gain FAA approval will also be assigned the next available WR revision number for the WR under which the work is taking place. These FAA approved WRCA’s shall have the same effect as a WR revision for budget, schedule, funds or hours allocation, scope or other such WR data which may be changed via regular contract WR revision procedures.

- The process for submission, review and approval of WRCA’s will be:

- RSSC transmits a complete WRCA (as described above) to the appropriate FAA PE ( with copies to the cognizant  TO/ATO) with a filled out WRCA cover sheet attached.

- The FAA PE performs a written quantitative and qualitative evaluation (Q&Q) of the proposal. The FAA PE will evaluate all WRCA’s  for technical merit and cost and provide a written Q&Q for FAA records. If the FAA PE does not concur with the WRCA, it will be rejected and returned to RSSC without further action.

- An approved WRCA and Q&Q are routed to the cognizant TO/ATO for review and concurrence. The ATO must review  the WRCA and Q&Q to determine whether the costs should be tallied as Type I or Type II, and whether there is a requirement for additional Type III Fee Credit Hours or if Type IV rework hours should be allocated. The WRCA shall be forwarded to the cognizant ACO after the ATO completes their position of the review.

- The cognizant ACO will review the WRCA for scope and to ensure that all required components are provided. Upon approval , the CO/ACO shall then send it to RSSC.

- RSSC shall acknowledge acceptance of the WRCA via signature on the WRCA cover sheet upon receipt from the CO/ACO; then return the original copy to the CO/ACO.

- The original WRCA shall be placed into the official WR file in with other approved WR revisions.

NOTE:  Only the FAA CO or the ACO may authorize RSSC to incur costs in the performance of WRCA’s . RSSC may not incur costs for any effort which exceeds the scope of the contract or/and approved final or revised Work Releases without prior written CO/ACO authorization. Prior to CO/ACO approval  of the WRCA, any costs incurred by RSSC shall be at their own risk and may not be reimbursed, subject to the terms and conditions of the contract.

- There is no limit on the value of WRCA’s which may be approved by the ACO (subject to available obligations and any limits of the ACO’s warrant) and available contract obligations.

- When RSSC perceives a need to change the scope of a FWR or issue a change order for the scope of a FWR due to changed circumstances of a subcontract, and the FAA determines that time is insufficient to process a fully executed WRCA, an unpriced WRCA will be processed. There is no authority to grant verbal approval for any WRCA to RSSC.   In case of emergency, the following procedure is to be followed:

- Work Release Change Action Emergency Procedure

In the event that an emergency arises on-site during performance of a Work Release, it is understood that the process for issuing Change Actions to the WR are sometimes insufficient to provide approval to proceed with an emergency type change.  Therefore, a process for authorizing emergency changes is hereby provided.  The term “emergency” is somewhat subjective but the scope of the definition for this Handbook is that an emergency is something that if not resolved quickly could result in shutting down a facility, incurring additional damage to property, may adversely impact personal safety, or may violate security.  These are issues that require immediate attention and can’t wait longer than approximately 24 - 48 hours for the standard Change Action procedure to formally authorize the emergency change.  The process for authorizing emergency type change is as follows:

- The RSC Resident Engineer (RE), crew chief, or supervisor  shall notify the FAA Project Engineer or ATO (verbally, Fax, e-mail is acceptable) of the emergency. A rough order of magnitude (ROM) estimate may be included with the request.

- The FAA PE shall then provide written request for an emergency Change Action (Fax or e-mail is acceptable) to the TO/ATO, the TO/ATO will then forward the request, recommending approval/disapproval to the CO/ACO.  If the TO/ATO or Alternate is unavailable then the PE shall state such and forward the request for an emergency change action directly to the CO/ACO (as applicable).  The request shall state the problem and briefly explain the emergency nature of the change (what is required and the emergency nature – i.e., why it can’t wait for the official Change Action).

- If the CO/ACO believes the action truly is an emergency, they shall then request, in writing (Fax, e-mail) a ROM estimate from the Contractor, if one has not been provided.  The Contractor may provide a ROM (provided by signed FAX) in advance of the request from the CO/ACO in order to accelerate the process.  The CO/ACO need not further request the ROM if one is provided in advance of the request.  The ROM itself will suffice as a sufficient paper trail for the process.

- Once the CO/ACO receives the ROM, they must verify that funds exist in the EEP at least for the amount of the ROM.  If funding does not already exist in the EEP, then the CO/ACO shall notify (FAX or e-mail) the Contractor with a copy to the TO/ATO and PE that the official Change Order Request process must be followed due to insufficient funding available to cover the emergency action.

- If funding does exist, the CO/ACO may approve and authorize the emergency request in writing (Fax or e-mail), for a not-to-exceed (NTE) amount equal to the ROM.  The approval notice to the Contractor shall also state that the formal process for the Work Release Change Action must follow to back up the approved emergency as soon as practicable after the approval is granted.  Every attempt shall be made to complete the official paperwork process within five business days after date of the emergency approval.

- Note:  Approval of the emergency action in accordance with a NTE funding amount is designed only to continue work when an emergency arises and is not intended to replace the standard Change Action process.  The ROM is not a NTE proposal from the Contractor but a best estimate per the emergency nature of the effort, thus providing a basis for an NTE approval from the CO to keep work moving during the standard Work Release Change Action (WRCA) process.  It is not acceptable to issue another emergency request for the same emergency based solely upon the justification that the NTE amount may be exceeded prior to completion of the official WRCA.

- In the event that the total cost of the WRCA cannot be definitized prior to commencement of effort, and the FAA determines that time is insufficient to process a fully executed WRCA, RSSC shall contact the CO/ACO to obtain written permission (via Fax if necessary) to negotiate a ceiling cost in order to begin the proposed work with its subcontractor, after the CO/ACO has established a not-to-exceed (NTE) amount, which RSSC shall use as the maximum authorized additional value for the subject work until the WRCA is definitized and fully executed. To the extent that the information is available, RSSC shall prepare a WRCA proposal as described above. If a NTE authorization is granted, RSSC shall ensure that they or their subcontractor will be able to halt work under the WRCA (if the NTE amount is reached before completion) such that the “work in progress” is safe and does not jeopardize any other work, system, equipment, etc., at the work site or any site related to the work site.

- The FAA PE will evaluate RSSC’s WRCA proposal for technical merit and cost and provide a written Q&Q along with a recommendation to the CO/ACO of an acceptable final cost for the total work to be covered by the WRCA and sign the WRCA cover sheet. Upon CO/ACO receipt of the PE’s recommendation, RSSC will be contacted to negotiate a final price for the WRCA. When RSSC provides the final price, the WRCA will be definitized. If the FAA PE does not concur with the proposal contained in the WRCA, it will be rejected and returned to RSSC. The CO/ACO will notify RSSC to terminate the work begun under the not-to-exceed authorization. Allowable costs will be reimbursed.

- As previously stated, RSSC is not authorized to incur costs for any effort which exceeds the scope of the approved FWR until  FAA CO/ACO approval has been granted via an approved WRCA or written NTE authorization.

|  | TSSC II WORK RELEASE CHANGE ACTION |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | RSSC Proposal #: | (to be proved by RSSC) |  |
| Work Release No: | 2-A??-##-####-R-###-F |  | Date Received: | system to insert date |  |
| WRCA ID No: | This & rev # assigned after FAA approves |  | Action Deadline Date(**): | (to be proved by RSSC) |  |
| Description of proposed scope change or TSSC overtime work as it relates to existing FWR scope: |  |  |  |  |  |
|  |  |  |  | (to be proved by RSSC) |  |
|  |  |  |  |  | Continued on attachment as required |
| Justification why overtime hours should be approved or existing FWR scope should be changed: |  |  |  |  |  |
|  |  |  |  | (to be proved by RSSC) |  |
|  |  |  |  |  | Continued on attachment as required |
| (**)Explanation of additional cost which may be incurred if Action Deadline Date is not met: |  |  |  |  |  |
|  |  |  |  | (to be proved by RSSC) |  |
|  |  |  |  |  | Continued on attachment as required |
| If WRCA is for a subcontract scope change, explain why this requirement was not included in original subcontract specifications during bidding |  |  |  |  |  |
| (Differing Site Conditions must meet requirements of FAR 52.236-2 & 52.236-3): |  |  |  |  |  |
|  |  |  |  | (to be proved by RSSC) |  |
|  |  |  |  |  | Continued on attachment as required |
| Type I | Cost Summary (this FWR) | Fee Credit Hours | Labor Funds | Material Funds | Total Funds |
| Change $ Amount | From prior Rev. #, Exist. Nat'l FWR EAC | From WR coversheet | From WR coversheet | From WR coversheet | 0 |
| input by ATO | Change (or N.T.E.*) amount for this WRCA | proposed value from RSSC /ATO input | proposed value from RSSC/ ATO input | proposed value from RSSC /ATO input | 0 |
|  | New FWR LRE Dollars | 0 | 0 | 0 | 0 |
|  | Total Prior Site WRCA's | From Unitrack | From trking system | From tracking system | 0 |
|  | Total all Prior WRCA's | From Unitrack | From trking system | From tracking system | 0 |
| Loc Id. | Accounting Codes: |  | This Labor Alloc. | This Mat'l Alloc. | Change Amount per Code |
| Note: Only one | Selected From Unitrack by ATO |  | input by ATO | input by ATO | 0 |
| Loc. Id. allowed per | Selected From Unitrack by ATO |  | input by ATO | input by ATO | 0 |
| each WRCA. | Selected From Unitrack by ATO |  | input by ATO | input by ATO | 0 |
| TSSC Contact Name: |  | Title | (to be proved by RSSC) | Phone: | (to be proved by RSSC) |
| FAA Req. Contact | From WR coversheet | Routing: | From WR coversheet | Phone: | From WR coversheet |
|  | Signature |  |  | Routing Symbol | Date |
| Requirements Engineer: |  | ( Agree  Disagree) with this requirement |  |  |  |
| (Q&Q Required For Changed Items) |  |  |  | From WR coversheet |  |
| TO/ATO |  | ( Agree  Disagree) with scope change |  |  |  |
|  |  |  |  | From WR coversheet |  |
| FCO |  | ( Agree  Disagree) with source of funds |  |  |  |
|  |  |  |  | From WR coversheet |  |
| CO/ACO | ( Approve  Disapprove) this acquisition |  | ( *Check here if this WRCA is not definitized) |  |  |
|  |  |  |  | From WR coversheet |  |
| Contractor Proposal Signature: |  |  |  | RSSC |  |

Figure 4-5 TSSC-II Work Release Change Action Form

TSSC-II WORK RELEASE FILE INDEX

WR # ______________		WR Title __________________________

Tab #

_____	EEP Data Sheet

_____	IGCE

_____	Pre-Work Release Meeting Notes

_____	PWR w/SOW

_____	Waivers to FAA Orders, Specs, public design 					documents

_____	WP

_____	Q&Q

_____	FWR/NTP

_____	Revisions/WRCAs (Separate by Tabs)

_____	75% Notice

_____	Justification of Award/Subcontract Notice

_____	Labor Interviews (DB Work)

_____	List of GFP/GFM (4650-12), Contractor Receipt of 				GFP/GFM,Use/Disposition of GFP/GFM

_____	Invoice Payment Sheets/Signed Certification 				Letters/Final Invoice

_____	Summary of Acquired Property Report

_____	TSSC Customer Satisfaction Survey - Project 					Engineer (Semi-Annual and Work Release 					Completion)

_____	CAI/JAI

_____	Miscellaneous Correspondence

_____	Statement Indicating Location of Reference 					Documents, Drawings, Specifications

_____	WR Close-out Checklist

Figure 4-6 TSSC-II Work Release File Index

## 4-12.   SCHEDULING.

The Government and RSSC both have responsibilities for scheduling.  The Government will provide equipment delivery schedules and task sequencing or priority schedules (see the bulleted heading in paragraph 4-6, Block “e” Completion Dates).  RSSC will develop specific accomplishment schedules for inclusion in individual WRs.  The WR will provide RSSC with equipment delivery and/or priority schedules for RSSC use in planning and sequencing the overall program effort.

- National-Specific Work.  Scheduling for national-specific work tends to be driven by equipment delivery dates.  For example, TSSC work on Mode S and AWOS site preparation must be completed and the site ready to accept Mode S and AWOS equipment prior to their delivery.  ASR-7 and 8 leapfrog scheduling is predicated on ASR-7 and 8 equipment availability that in turn is driven by ASR-9 delivery and commissioning dates.

- Regional Work.  For regional work, prioritized implementation schedules will be included in each individual WR.

## 4-13.   PRODUCT/WORK ACCEPTANCE.

- Government Responsibility.  The Government bears overall responsibility for accepting the quantity and quality of TSSC-delivered products.  Each WR will describe each deliverable sufficiently as to provide a means of judging acceptability.  Where the WR is based on a Level-of- Effort basis, as is the case where RSSC is tasked with providing an on-site resident engineer (RE) to oversee the work of another Government contractor, measures of acceptable performance will be contained in the WR.  All deliverable products will be accepted by the TO or ATO, as appropriate.  In cases where deliverable products fail to meet acceptance criteria, the TO/ATO will notify the CO/ACO and RSSC.

- Inspection Criteria.  In accordance with the procedures and requirements specified in the FWR for acceptance inspection, the FAA project manager or engineer will verify to the TO/ATO that work accomplished was accomplished in a satisfactory manner.

- Witnessing and Inspection.  Where appropriate, FAA personnel may witness RSSC’s verification actions and verification data as a part of RSSC’s CAI.  Typically, WRs will require an acceptance inspection upon completion of the work.  In the case of WRs where RSSC is responsible for only a part of the total work to be accomplished (such as site preparation or resident engineering) and another contractor installs the system or equipment, the acceptance actions will be completed separately for the work covered by the WR.

- Test and Evaluation.  It may be desirable for the FAA to perform some tests and evaluations or to have another Government agency or contractor validate the acceptability of the deliverable product.  This would include having a contractor inspect the contractor's site preparation work prior to commencing the follow-on work.

- Contractor Support.  RSSC will be obligated to support the Government during acceptance inspections.  Types of support work include:

- Permitting Government or other personnel to observe testing.

- Providing copies of test data to the FAA.

- Establishing a test set-up and assisting Government or other personnel in performing test and evaluation.

- Participating in a partial JAI, and/or final JAI.

(4)  RSSC-Prepared Drawings.  When drawings have been prepared for the FAA as a result of a national or regional WR, the FAA signs in the submitting and approving blocks.  For example, the FAA project engineer would sign in the "Submitted By:" block, and the appropriate FAA Manager would sign in the "Approved By:" block.  RSSC may place its name or company logo onto drawings that it prepared; it may sign as the preparer or drafter.

(5)  FAA-Prepared Drawings Used by RSSC.  FAA drawings may be given to RSSC for procurement. RSSC will place the seal of a state-registered professional engineer (PE) on those drawings, when required by law.  As a result, there may be charges made against the project for time required to review those drawings.  RSSC will notify the FAA whenever this requirement exists.  In addition, RSSC will inform the FAA when changes are made to FAA-prepared drawings.

(6)  Contract Submittal Under Regional WRs.  When RSSC performs work under this type of WR, such as a RE, a third party contractor submittal should be processed as follows:  The RE may evaluate the submittal and make a recommendation to the FAA project engineer/manager.  It is the responsibility of the FAA engineer/manager to then accept or reject the submittal, based in part on the information provided by the RSSC RE.  RSSC is not permitted to approve or reject submittal or drawings on behalf of the Government.

## 4-14.   WR CLOSE-OUT AND RECORDKEEPING.

WR close-out includes the following:

- WR Close-Out Requirements.  Close-out of a WR requires that the following conditions be met:

- Work contained in the FWR as revised is physically complete including the compilation of information needed for capitalization purposes when required by the WR,

- Government verification via JAI or some other predetermined means is completed, indicating that all work required by the FWR has been accomplished satisfactorily, and

- The WR is fiscally complete and RSSC confirms that all charges against the WR have been recorded.

b.  WR Close-Out Process.  The F&E project close-out is the same whether the project is completed using TSSC resources or FAA in-house resources.  When a project is physically complete including appropriate documentation and the work has been accepted by the FAA, the following steps shall be taken to close out a WR formally:

- RSSC shall advise the CO/ACO in writing that all work on the subject WR has been completed.  RSSC will also at this time initiate internal close-out procedures.  No further costs will be incurred against the WR by RSSC after the notification is given to the CO/ACO;

- The TO/ATO will prepare a WR, revision "X.”  The purpose of the "X" revision is to alert all concerned parties that the WR is in the close-out process.  The Project Manager will verify that all work has been completed including final documentation exclusive of the close-out package.

- RSSC is obligated to submit the final invoice and associated documentation as soon as possible but not later than 120 days after receipt of the “X” revision from the Government.  When the WR is fiscally complete, RSSC will prepare a separate final invoice for the WR being closed out.  In addition to the supporting information to RSSC’s invoices, RSSC will submit a recap sheet showing the amount invoiced and received on each of RSSC’s invoices for which payment was requested and/or received on the WR being closed out.  RSSC will submit a cumulative list of all property costing $100.00 or more, installed or delivered to the sites covered by an FWR.  This will be delivered to the FAA within 120 calendar days from the time the letter is sent notifying the FAA the project completed.

- The TO/ATO, upon receipt of the WR close-out package (final invoice, invoice recap sheet, and property list) will prepare a close-out revision to the WR using the letter "Z" as the final element in the WR revision number.

- The TO/ATO will get concurrence from the PE, CO/ACO, and Business Manager/FCO, and formally issue the “Z” WR revision to RSSC.  A signed original will be retained for the official record/files.

- The CO/ACO will process the final invoice through the appropriate accounts payable office.  A copy of the paid invoice will be retained in the official WR close-out file.

- The ACO will verify that the contents of the closed-out regional WR file are complete and will retain the complete file for disposition.

c.  Official Recordkeeping.  The compilation and custody of the Government's record/file for each active WR is the responsibility of the ACO for regionally issued WRs and the CO for national WRs.  Similarly, the compilation and custody of the Government's technical record/file for each active WR is the responsibility of the ATO for regionally issued WRs and the TO for national WRs.  A WR is considered to be active from the issuance of the final WR until the WR is canceled or closed out.  If a preliminary WR is not finalized and no active communication is underway after six months, the PWR will be considered inactive.  The content of the official close-out files will be as indicated in the following paragraph.  Items will be added to the files as work progresses and they become available.

- Official WR Contract Close-Out File Content.  A copy of the TSSC-II Work Release File Index (Figure 4-6), should be placed in each official WR file. As applicable documents are prepared, they should be placed in the official WR file, and the file index should be notated accordingly. The WR file must include the following, as applicable:

- EEP Data Sheet.

- IGCE.

- Pre-Work Release Meeting Notes.

- PWR (with original signatures) and SOW.

- Waivers to FAA Orders, Specifications,  public design documents.

- WP.

- Q&Q.

- FWR/NTP (with original signatures).

- Revisions/WRCA’s (with original signatures - separate by tabs).

- 75% notice.

- Justification of Award/Subcontract Notice.

- List of GFP/GFM (Form 4650.12), Contractor Receipt of GFP/GFM, Use/Disposition of GFP/GFM.

- Invoice Payment Sheets/Signed Certification Letters/Final Invoice

- Summary of Acquired Property Report

- TSSC Customer Satisfaction Survey - Project Engineer  (Semi-Annual  and Work Release Completion).

- CAI/JAI.

- Miscellaneous correspondence.

- A narrative statement indicating location of all reference documents, drawings, and specifications identified in the WR.

- WR Close-out Checklist.

- WR Contract Close-Out File Disposition.  Closed-out files for national WRs will be retained by the CO.  In order to simplify any potential audits, regional WR files will be retained by the ACO until the end of the Contract.  After the termination of the TSSC, specific instructions will be provided on how the files will be archived.  Long-term file disposition will be the responsibility of the CO and will be accomplished in accordance with standard Contract file retention procedures.

## 4-15.  F&E PROJECT CLOSE-OUT (widely called Capitalization).

- Close-out of F&E projects accomplished by RSSC will occur through the same process as projects accomplished by F&E resources.

- The RPM/RPE initiating a WR will be responsible for providing allocation information necessary for breaking total cost into appropriate cost codes and object classes (materiel or labor).

- Site-specific information regarding costs for labor and costs for the project itself will appear on the backup sheets accompanying RSSC invoices.

- The invoice and inventory process is identified in the materiel/property management procedures in the Contract.

- Regionally funded materiel purchases reflected in the 32-9F report will not match those on the Regional Project Materiel Management System (RPMMS) Project Materiel Cumulative (PMC) report.  Accounting may, however, make a one-time adjustment between "Materiel" and "Other Costs" for Fund Source (FS) 2 charges at close-out, prior to capitalization.

- To determine the amount of RSSC purchases included on the PMC prepared by RSSC, add the purchases deleted on the PMC and then subtract the sum from the FS 2 total on the PMC.  Because all regionally funded items (including labor, travel, materiel, other costs, and overhead costs) are included in the same Work-in-Process Account in DAFIS, this is not required.

# CONTRACTOR RESPONSIBILITIES

## 5-1.  SCOPE.

This chapter describes the activities and the role of RSSC in providing the necessary resources, personnel, and materiel to respond to the WRs issued by the FAA to complete the assigned work related to specific programs supporting the NAS.

- RSSC must provide management and administrative facilities to support the work at all locations as needed.

- RSSC must meet all state, local, and airport authority laws, requirements, and regulations applicable to the specific work, including, but not limited to, insurance coverage, labor union agreements, permits, building codes, alteration applications, vehicle usage, and construction safety standards.

- RSSC must perform all work described in the WR at all locations specified therein.

## 5-2.  RSSC’S OVERALL MANAGEMENT RESPONSIBILITIES.

a.  Immediately after Contract award, a National WR for Program Management (NPM WR) was issued that describes RSSC's overall management plans and responsibilities.  Listed are the six management plans:

- Program Management

- Contract Administration

- Subcontracts Management

- Quality Assurance/Control

- Resource Management

- Staffing

b.  A formal organization was established to conduct the overall TSSC-II administration, supervision, and quality and financial control required to perform under the Contract.  In accordance with the NPM WR, the plans have been provided to the TSSC Program Office and the CO and will be adhered to by RSSC.

## 5-3.  TSSC PERSONNEL/STAFFING.

a.  In accordance with the NPM WR, RSSC has designated the following key personnel.

- National Program Manager.

- National Contracts Manager.

- Regional Program Managers (RPMs) assigned to the regions.

b.  The TSSC-II organization including names, titles, and telephone numbers of all national and regional key personnel is included in Appendix 2 of this Handbook.

c.  RSSC will provide skilled personnel as required to successfully meet FAA requirements.  Personnel assigned by RSSC for the performance of WRs will be acceptable to the FAA in terms of personal and professional conduct.  Should any person in RSSC's organization be deemed by the TO/ATO or  CO/ACO to conflict with the best interests of the FAA, that person will be removed from the assignment.  Prior to initiating any action that would result in the removal of a RSSC employee, coordination with the CO is required.  Such removal shall be in written form, issued by the CO/ACO.

## 5-4.  TSSC OFFICE LOCATIONS.

RSSC has established a national office at 600 Maryland Avenue, SW, Suite 895, Washington, DC, 20024.  Regional offices have also been established with responsibilities corresponding to FAA regional boundaries.  TSSC office locations and corresponding areas of responsibility are listed in Appendix 2 of this handbook.

## 5-5.  QUALITY CONTROL.

- RSSC has provided and will maintain a Quality Assurance/Control (QA/C) Plan to coordinate and monitor all inspection/test activities, to comply with the necessary QC policies and procedures, and to assure that all activities are performed in accordance with TSSC-II requirements.  This QA/C Plan is primarily for RSSC’s management; however, individual reports are available from RSSC.  Copies of the TSSC-II QA/C Plan are available at each FAA Regional Office.

- The quality of the delivered product as initiated through a WR is an FAA responsibility.  The PWR, prepared by FAA,  addresses acceptance inspections and how FAA will determine if the delivered product is acceptable.  The WR Plan prepared by RSSC should contain a section that addresses acceptance criteria.  FAA has the responsibility to reject or accept the delivered product through JAI/CAIs.

## 5-6.  STANDARDS OF CONDUCT.

RSSC employees performing work under the TSSC-II are required to comply with the same standards of conduct applicable to Federal employees.  All persons employed by RSSC, and any subcontractor employed by RSSC, which are assigned to perform the Contract work, shall be under the control of RSSC at all times.  In addition, they must comply with the following:

- RSSC shall provide personnel who are physically and emotionally competent to perform the work required by this Contract.

- RSSC shall be responsible for maintaining satisfactory standards of employee competency, conduct, appearance, and integrity.

- RSSC shall be responsible for taking such disciplinary actions with respect to its employees as may be necessary.  The CO may, in accordance with TAR 1252.237-71, require those employees whom he/she deems incompetent, insubordinate, unsuitable, or otherwise objectionable, be dismissed from work.

- RSSC may not use any Government furnished materiel, services, or equipment for any purpose not related to TSSC-II.

- RSSC personnel may only conduct business covered by the Contract during periods paid for by the FAA and may not conduct any other business on Government premises.

- RSSC personnel are required to refrain from discussing any information obtained in the performance of work under TSSC-II with unauthorized persons.

## 5-7.   SECURITY REQUIREMENTS.

RSSC is required to comply with all Department of Transportation (DOT) and FAA orders, directives, and supplements relating to security. They shall safeguard all classified material and shall provide and maintain a system of security controls within its organization in accordance with the requirements of the Contract.

- Personnel Suitability Requirements.

A suitability investigation is required for all RSSC employees performing work under this Contract and will consist of either a National Agency Check (NAC) or a National Agency Check and Inquiries (NACI). If as a result of this investigation, or any other matter brought to the attention of the Government, it is determined that RSSC's employee is not suitable to perform work under the TSSC-II, RSSC shall be advised in writing by the CO that access to FAA facilities shall be denied or withdrawn for that RSSC employee, and that RSSC shall not use, or shall promptly cease using, such employee for work under this Contract.  Waivers or exceptions to these requirements may be approved only by the CO after coordination with the FAA Headquarters’ Investigations Division, ACO-300.

b.  Investigation Requirements.

Prior to the first visit by a RSSC employee to a FAA facility, and for each new employee hired, RSSC is required to provide the forms listed below to the FAA Investigations Division, ACO-300.  Copies of these forms and the cover letters provided by RSSC will be delivered to the CO.

- Questionnaire for Public Trust Positions, Standard Form Number 85P (SF-85P), December 1990 (original).

- Application for Federal Employment, Standard Form 171 (SF 171), Revised 6/88, (copy).  Only the following questions need to be answered: 2-6, 19, 28, 36, 38-45, and 48-49.

- Applicant Fingerprint Card, Federal Document Number 258 (FD-258) (original).

(2)  RSSC may provide one of the following as evidence of previous investigations in lieu of the documentation requirements above:

- A security clearance presently in effect that has been issued by the Federal Government, or;

- A previously issued security clearance, which was administratively terminated without prejudice, less than 12 months ago, or;

- A previously issued NACI or higher-level investigation that was conducted for Federal employment that ended less than 12 months ago.

(3)  At its sole discretion, the Federal Government may require a current NACI regardless of previous investigations or clearances.

c.  Suitability Clearance Process.

The Investigations Division, ACO-300, will make arrangements to procure the required security investigations and will provide monthly listings of TSSC-II personnel who currently possess suitability clearance to the TO and to each of the Regional Investigations and Internal Security Branches of the Regional Civil Aviation Security Divisions (700’s).  The 700 Branch will provide copies to the ATOs.  ATOs are responsible for distribution of the listing to AF branches, SMOs and air traffic divisions in accordance with regional procedures and requirements..

d.  Airport Security Requirements.

RSSC shall determine and comply with the specific security requirements at each airport where TSSC-II work is to be performed.  Advance coordination with airport security is required.  RSSC shall be required to furnish a trained escort as appropriate.

e.  Facility Security Requirements.

RSSC shall provide such physical security at the facility where the contract services are provided as is necessary to preclude unauthorized intrusions and loss of or damage to Government property.  The CO will notify RSSC in writing to promptly correct any aspects of physical security not in compliance with the Contract.

f.  Department Of Defense Industrial Security Program.

- In performing under certain WRs, it may be necessary for the Government to provide RSSC access to classified information or facilities in which case an industrial personnel security clearance will be required.  When access to classified information or facilities is required, RSSC shall comply with the policies and procedures of the Department of Defense Industrial Security Program (DODISP).

- The Director, Defense Industrial Security Clearance Office, Defense Investigative Service (DIS), Columbus, Ohio 43216, is responsible for processing and granting all industrial personnel security clearances required by the Contract.  The granting of personnel security clearances will be governed by the policies and procedures established by, and in accordance with, Department of Defense Directive 5220.22.

- The following forms, or any other forms as may be prescribed for use in the DODISP, can be obtained from the cognizant DIS Security Office:

- Applicant Fingerprint Card, Federal Document Number 258,    FD-258.

- Department of Defense (DOD), Contract Security Classification Specification, DD Form 254.

- Department of Defense (DOD), Security Agreement,                  DD Form 441.

g.  Employee Termination.

- RSSC Personnel.  RSSC will be responsible for returning, or ensuring that the employee returns, all DOT-issued RSSC/employee identifications and all other DOT property.

- Government Personnel.  If Government personnel obtain an identification card from RSSC, the card should be returned upon completion of an assignment or departure from the FAA, whichever comes first.

## 5-8.  TSSC EMPLOYEE IDENTIFICATION.

Employees performing work on TSSC are required to wear identification badges provided by the Government, while working at or on a FAA facility, identifying them as DOT RSSC employees.

## 5-9.  SAFETY.

RSSC is required to maintain an active occupational safety program and is required to conform to all applicable Occupational Safety and Health Administration (OSHA) requirements, as well as FAA occupational safety programs and requirements as set forth in the Master List of Applicable Documents contained in the Contract.  OSHA safety training is to be paid for RSSC employees by an FWR.

## 5-10.  PROGRAM STATUS REVIEW (PSR) MEETINGS.

a.  RSSC National and Regional Program Manager(s) will participate with the FAA in monthly PSR meetings that will address activities of the previous calendar month.  These meetings will be co-chaired by FAA and RSSC national/regional counterparts and may be held at either FAA or RSSC's facilities.  The meeting agenda will be prepared by RSSC, with FAA input, and include appropriate supporting data.

b.  RSSC will prepare national and regional monthly PSR reports in accordance with instructions contained in the Contract.  The national and regional reports will contain, but not be limited to, an executive summary and a financial summary for all work covered by the report and a separate section for each applicable WR containing:

- Status of work: schedules, problems.

- Financial status of individual WRs in accordance with the Contract.

- Near-term work schedules.

- Special interest items.

- Variance reports.

c.  In addition:

- The national report will include the details of each active National WR, the status of each regional WR, and the overall status of each regional TSSC effort.

- Each regional PSR report will address the detailed status of active regional WRs and that portion of each national WR occurring within the region.  One copy of each regional report will be forwarded by the ATO to the TO, CO, and ACO upon receipt.

- RSSC will be responsible for preparing all audio/visual materials, graphic aids, and formal handouts.  RSSC will prepare minutes of PSR meetings for approval by the TO/CO/ATO/ACO not later than 5 working days following the meeting.  After approval, copies will be distributed.

## 5-11.  WRITTEN ALERTS.

In addition to the periodic status reports described above, at any point in the performance of this Contract, RSSC shall provide written alert reports to the CO/TO or ACO/ATO, as appropriate, immediately when it becomes apparent that schedule or cost deviations will occur or are likely to occur in any WR.  The alert report shall provide details on the circumstances of the situation leading to the alert, potential impact on cost and schedule if corrective measures are not taken, possible alternatives to avoid cost and schedule impact including pros and cons and a recommendation as to the most desirable course of action.

# SPECIAL REQUIREMENTS/SERVICES

## 6-1.  RECRUITMENT AND ORGANIZATIONAL ACTIVITIES.

The Ethics in Government Act and Standards of Conduct for Government Employees set restrictions on Government personnel/former Government personnel and their ability to be hired in the private sector.  In addition to those restrictions, RSSC shall not recruit for positions within its organization (or subcontractors at any tier) FAA personnel on Government property for work under this Contract.

## 6-2.  ORGANIZATIONAL CONFLICTS OF INTEREST.

a.  A potential, significant conflict of interest exists when the nature of the work to be performed under the Contract may, or when past contractual activities may, on future activities, result in a unfair competitive advantage to RSSC, or impair RSSC’s objectivity in performing TSSC-II work.

- Unfair Competitive Advantage.  An unfair competitive advantage may arise from a company having access to procurement information prior to competitors or by having access to information related to the FAA's deliberative acquisition process, or information that is proprietary, or otherwise privileged.

- Impaired Objectivity.  An impaired ability to objectively perform TSSC-II work may arise from a company's ability under the Contract to evaluate its own work or to favor its own products or capabilities.

- Business Relationships.  A conflict may also arise from a company's significant commercial business relationships with organizations whose work or capabilities it might be asked to evaluate under this Contract.  For the purposes of this provision, significant business relationships are defined as one of the following:

- Those relationships involving joint ventures, mergers, acquisitions of RSSC or  subcontractors.

- When a substantial amount of RSSC’s or any of RSSC’s subcontractors' gross revenues are derived from business with one of the companies listed in the Contract.

- When a company's viability may be affected by its relationship with an organization whose work or capabilities it might be asked to evaluate under this Contract.

b.  In the event that a WR is issued to RSSC that would require activity that would create a potential conflict of interest, RSSC shall notify the CO of the potential conflict.  RSSC shall not commence work on a WR related to a potential conflict of interest until specifically notified by the CO to proceed.  Despite a conflict of interest, a request for waiver shall be submitted by the CO if he/she determines that it is in the best interest of the Government to issue a WR.

## 6-3.  SUBCONTRACTING REQUIREMENTS.

- A portion of the work to be completed under the TSSC-II will be of a construction nature and, of this portion, a great deal will be relatively small in scope.  This type of work lends itself to accomplishment by small, local contracting firms.

- The TSSC-II requires that such construction work be subcontracted by RSSC on a competitive firm-fixed-price basis, although RSSC may, with CO approval, perform minor construction work with its own employees when it is cost effective to do so, and when the cost of such work does not exceed $25,000 per individual project.

- Formal consent to subcontracts awarded by RSSC will be the responsibility of the CO/ACO, who will also be responsible for enforcing the minimum wage determinations required by the Davis-Bacon Act.

- Wage interviews will be conducted by the CO/ACO with a sampling of RSSC and subcontractor employees subject to Davis-Bacon minimum wage rates.  At the discretion of the CO/ACO, sample sizes may be adjusted upward/downward depending on the sample results.

- FAA employees should exercise caution to avoid potential conflicts of interest when responding to requests for recommendations or assistance from RSSC personnel in locating or identifying sources of services or supplies.

## 6-4.  SUBCONTRACTORS/CONSULTANTS/INTERDIVISIONAL TRANSFERS.

a.  Before employment of any subcontractor/consultant or interdivisional transfer under the Contract, RSSC shall obtain the consent of the CO/ACO.  The advanced notification to subcontract shall be submitted, in writing, to the CO/ACO to obtain consent.  In requesting such agreements, RSSC shall furnish all pertinent information required by the CO/ACO, which may include, but not be limited to the following:

- Identification of the proposed subcontractor/consultant or interdivisional transfer and an explanation of why and how the proposed subcontractor/ consultant or interdivisional transfer was selected, including the competition obtained.

- A description of the supplies or services to be obtained.

- Identification of the type of subcontract/consultant or interdivisional transfer agreement to be used.

- The proposed subcontract/consultant or interdivisional transfer price and RSSC’s cost or price analysis.

- The subcontractor’s current, complete, and accurate cost or pricing data and a Certificate of Current Cost or Pricing Data, if required.

- The unexecuted subcontract/consultant or interdivisional transfer document.

- Identification of any potential conflicts of interest.

- The rate of reimbursement.

- Other information as requested by the CO/ACO.

b.  The CO/ACO’s consent to subcontract does not constitute a determination of the acceptability of the subcontract terms or price, or the allowability of costs.

## 6-5.  SUBCONTRACTING GOALS FOR SMALL BUSINESSES (SB), SMALL DISADVANTAGED BUSINESSES (SDB), AND WOMEN-OWNED BUSINESSES (WOB).

The following FAA minimum subcontracting goals for this Contract are expressed below as percentages of total planned subcontracting efforts.  These goals shall be allocable over the full life of the Contract, including the base period of performance and each option period, if exercised.  RSSC shall achieve the following minimum goals for SB, SDB, and WOB participation within this Contract:

- SB Concerns.  Overall goal, 45 percent of total planned subcontracting effort.

- SDB Concerns.  Ten percent of the overall SB goal of 45 percent of total planned subcontracting effort.

- WOB Concerns.  Four percent of the overall SB goal of 45 percent of total planned subcontracting effort.

## 6-6.  BONDING AND INSURANCE.

RSSC shall obtain performance and payment bonds, as required by the Miller Act, to cover all Davis-Bacon Act Work performed under the Contract.

a.  Bonding Requirements.  Specific Bonding Requirement Determined per Work Site.  Additionally, prior to the commencement of work, RSSC shall satisfy the specific bonding requirements determined by particular work sites identified in WRs issued under this Contract.  RSSC will provide the specific bonds to the extent required by each airport authority where TSSC-II work is being performed.  The amount of bonding required may vary significantly among different airports.

b.  Insurance Requirements.  Insurance Requirement and Approval.  RSSC may not commence work at any airport until RSSC has obtained all insurance required at that airport and such insurance has been verified by the CO/ACO, nor may RSSC allow any subcontractor to commence work on a subcontract at any airport until all insurance required of the subcontractor has been so obtained and approved by the CO/ACO.  Should RSSC find it impossible to obtain coverage adequate to meet the insurance requirements established for any airport or other work site, the CO/ACO will be advised.

- General Liability Requirements.  RSSC is required to maintain bodily injury liability and property damage liability insurance in its own name as protection against damages to persons or property, including injury or death, that may result from its performance of TSSC-II work.  The coverage of each such policy will not be less than the amounts stated in the Contract.

- Specific Insurance Requirement Determined per Work Site.  To the extent not covered by the above required insurance, RSSC is required to provide the specific insurance to the extent required by each airport or other authority where TSSC-II work is to be performed.  The amount of insurance required may vary significantly among different airports.

# INVOICE PAYMENTS

## 7-1.  INVOICE PREPARATION, BILLING CYCLE, AND SUBMISSION.

- RSSC is required to submit a single, consolidated monthly invoice for national WRs, including the program management WR, to the FAA Accounts Payable Office (original and two copies in all cases) and two working copies to the TO and CO, one paper copy and one on disk.

- A single consolidated monthly invoice is required to be submitted for regional WRs (original and two copies in all cases) and two working copies to the ATO, one paper copy and one on disk.  The original regional invoice will be submitted to the regional Accounts Payable Office.

- It is the responsibility of the Accounts Payable Office to time stamp the invoice for prompt payment tracking.  Each invoice is required to consist of the following four documents:

- SF-1034 indicating total for all costs, fees, and fee credit hours for the current billing period and containing the Contractor's certification as to the accuracy, completeness, and currency of charges.

- A summary of current and cumulative cost, fee, and fee credit hour totals for each individual WR included in the total shown on the SF-1034.

- A detailed cost and fee breakout for each WR listed on the summary.

- A detailed listing by WR/site, of the following:  All materiel (more than $100 in value) purchased for each WR; and breakout of labor and travel costs shown separately from the other project expenditures.

## 7-2.  INVOICE CERTIFICATION AND PAYMENT.

- RSSC submits an invoice on hard-copy and disk to the TO/ATO.  The disk is imported into the Unitrack System.  Unitrack generates an Invoice Coding Sheet and an Invoice Certification Letter (see Figures 7-1 and 7-2, Invoice Coding Sheet and Invoice Certification Letter, respectively).  Refer to the Unitrack system Users Guide for detail information on creating, editing, and viewing the Invoice Coding Sheet and Invoice Certification Letter.  The Invoice Certification Letter is printed out and distributed to the regional project engineer/project manager (person responsible for the WR) for verification that the charges are reasonable.  See Figure 7-3, Invoice Module Authorization,  for authorized users of the invoice process.

- The TO/ATO reviews the Invoice Certification Letter and invoice for agreement between the two.  If the documents are in agreement and the TO/ATO concurs, the TO/ATO will go into the Unitrack System and approve the Invoice Coding Sheet that was generated upon receipt of the invoice.

- The Invoice Coding Sheet will then go forward electronically to the TSSC business manager/FCO, then to the CO/ACO for further review and concurrence.  The business manager/FCO ensures that funds are available and that the correct appropriation codes are listed.  A hard copy of the Invoice Coding Sheet will be printed, then signed by the TO/ATO and CO/ACO.  The CO/ACO certifies the payment of invoices; then the invoice is forwarded to the Accounts Payable Office.

- In the event of nonconcurrence, the TO/ATO will recommend partial or nonpayment of the invoice prior to forwarding it to the CO/ACO.  A brief statement will be forwarded by the CO/ACO with the voucher to the Accounts Payable Office stating the reason for suspension of nonpayment.  Written notification must also be sent to RSSC by the CO/ACO.  The CO/ACO will act promptly to resolve issues involving partial or nonpayment.

- Payment will be made by the applicable Accounts Payable Office in accordance with the Prompt Payment Act, 30 days from FAA’s receipt of the invoice from RSSC.   Copies of paid invoices will be forwarded to the CO/ACO and the TSSC National Program Manager.

- The accounting office will record the payments in the accounting records, liquidating the established obligations, and recording the expenditures against the proper appropriations, project, and job order numbers cited on the WR.

TSSC II Invoice Coding Sheet

02-Aug-96

Invoice #: 0002	Invoice Date: 5/14/96	Date From: 3/23/96	Date To: 4/19/96

| WR # | Loc ID | JON | Suffix | Appr | Lim | C Cntr | Prg Elem | Ob Cl | Short Pd | Inv Amt | Amt Pd |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0005 | HNL | 30717 | 95-125 | 582A | 0 | 8052 | 2C02A0 | 3202 |  | $11,309.38 | $11,309.38 |
|  | OAK | 30727 | 95-126 | 582A | 0 | 8052 | 2C02A0 | 3202 |  | $0 | $0 |
|  | RIU | 30747 | 95-128 | 582A | 0 | 8052 | 2C02A0 | 3202 |  | $0 | $0 |
|  | RNO | 30757 | 95-129 | 582A | 0 | 8052 | 2C02A0 | 3202 |  | $0 | $0 |
|  |  |  |  |  |  |  |  |  |  | $11309.38 | $11,309.38 |
| 0010 | PHX | 42864 | 96-146 | 682A | 0 | 8053 | 2B24A0 | 3202 |  | $789.20 | $789.20 |
|  |  |  |  |  |  |  |  |  |  | $789.20 | $789.20 |

Figure 7-1.  Invoice Coding Sheet

TSSC II Invoice Review Letter

Today’s Date:

Attention:

Regarding TSSC II Invoice For Work Release Number:

TSSC II Invoice Number:

For Performance Dates:  From			                                to

Date Invoice Received From Raytheon:

Work Release Invoice Amount:

Based upon TSSC Program Office Records, the appropriations shown below have unexpended obligations sufficient for payments as indicated.  Unless otherwise directed, the full amount of the invoice will be paid from the appropriations shown below.  The value shown under “Remaining WR Alloc.” represents the funds allocated to this WR, that will remain AFTER this invoice is paid.

WR#	Loc ID	JON     Suffix    Invoice Amount  Remaining WR Alloc.   Amount With-held    Amount Paid

0006	VAR	71959	97-833	   $36,517.53		$0.00		$0.00	                   $36,517.53

$36,517.53				$0.00                       $36,517.53

Please review this billing and return one (1) signed copy of this sheet to Linda Rainone, ANI-223.  The other copy is provided for your file.

I acknowledge that the work on this work release is proceeding satisfactorily from a technical standpoint and the labor hours and labor categories are reasonable.  Other direct costs appear reasonable in accordance with the terms of the subject Work Release.

(Name)

(Date)

Figure 7-2.  Invoice Review Letter

| User Group |
| --- |
|  | ADMIN | ACO | ATO | FCO | ENG/ | GUEST/ OTHERS* |
| INVOICE |  |  |  |  |  |  |
| Download | — | Yes | Yes | Yes | Yes | * |
| View Invoice | — | Yes | Yes | Yes | Yes | * |
| Edit Invoice | — | Yes | Yes | Yes | Yes | * |
| Delete Invoice | — | Yes | Yes | Yes | Yes | * |

Figure 7-3.  Invoice Module Authorization

* Guests/Others can view only on any/all actions.

Figure 7-4.  Invoices -  Work Flow Chart

# TSSC FIELD INTERFACES

## 8-1.  GENERAL.

In accomplishing contractual functions, RSSC personnel will interface with numerous FAA field facilities and personnel.  It is the FAA's intention that RSSC personnel, in the performance of duties under the TSSC-II, function and be treated in a manner similar to agency F&E personnel doing similar work.  Constraints, privileges, and responsibilities required of and afforded to F&E engineers and technicians will be required of and afforded to RSSC engineers and technicians.

## 8-2.  COORDINATION WITH THE AF ORGANIZATION.

In the course of performing under the Contract, RSSC will be in contact with and deal with various segments of the FAA.  However, due to the nature of the work performed, RSSC personnel will be in closer and more frequent contact with the Airway Facilities organization than with any other FAA element.

a.  Regional Office Support and Conditions.

- Within each FAA region, the ATO is the principal point of contact between the FAA and RSSC.  The ATO, with the assistance of the FAA RPM, issues WRs, evaluates Work Plans, and certifies work accomplishment and RSSC’s billings.

- The ATO and RPM act jointly as the liaison between RSSC and FAA field personnel; they coordinate dates, accommodations, and attendance at meetings.  They also schedule work starts, JAIs, and flight inspections.

- The regions will provide RSSC with access to all available technical and administrative documentation relevant to a particular WR request, including:

- Standards.

- Specifications.

- Standard and site specific drawings.

- Layout plans.

- Airport, airport vicinity, and plot diagrams.

- Access to all known information relative to specific airport safety and security regulations.

- Other concurrent airport construction work.

- Any union/labor management agreements in effect that may impact TSSC-II operations.

- Regional F&E Interfacing.

- The ATO will be the principal focal point for interfacing between RSSC and the regional F&E organization.

- Once a WR has been issued, it is expected that RSSC's engineers will talk directly with the FAA engineers without involvement of the ATO, ACO, or FCO, unless a problem exists.

- Except for the initial national WRs issued as part of the Contract, the Contract contains only broad guidelines as to work to be performed or coordination required in regard to other WRs.

- Detailed specifics of work to be accomplished and necessary coordination should be described in the individual WR.  However, this work must be within the scope of the Contract.

- National WRs.

The region may become involved in review of drawings and CSERs.  The appropriate headquarters program manager will be the focal point for action and coordination for these WR reviews.  Typically, regional involvement in national WR projects will be minimal and consist of providing:

- Whatever site-specific background information, drawings, specifications and standards are available and pertinent to the work to be accomplished.

- Order and follow-up of delivery of Government Furnished Equipment.

- Review and approval of the contractor site engineering reports (CSER).

- Inspection and certification of work completion.

- Regional WRs.

- WRs for these projects will be prepared by the regional F&E organization.

- The interface required between RSSC and AF establishment engineering personnel will be a function of the work described in the WR.  RSSC may be working nearly independent of, or side-by-side with, F&E work forces.  Interface requirements need to be tailored to suit the specific activity of the WR.

## 8-3.  SYSTEM MANAGEMENT OFFICES (SMO) AND OR SMO MANAGEMENT FIELD OFFICE INTERFACE.

a.  AF SMO personnel will be ultimately involved in nearly every phase of TSSC-II functioning.  SMO and/or SMO/System Support Center (SSC) representatives may participate in:

- Site selection surveys.

- Site engineering surveys.

- Engineering.

- Preconstruction and construction meetings.;

- Construction and installation work.

- The follow-on acceptance inspections and exception clearance efforts.

b.  Other TSSC-II functions that SMO and/or SMO/SSC representatives may participate in are:

- Some regional AF divisions have in place a set of specific coordination procedures that define the official interface that must take place between the F&E and AF maintenance organizations.

- Where they exist in written form, RSSC will be provided copies of these procedures.

- Whether or not printed regional procedures are available, local AF and RSSC personnel should discuss such items as access, housekeeping details, site-specific precautions to be observed, and required coordination.

- These coordination requirements should be delineated in the PWR and be included in the WR Plan.

- Any specific coordination procedures issued by a region to describe the interface between AF establishment engineering and field facilities will apply equally to RSSC.

- RSSC will be responsible for carrying out all required coordination activities whether specific to a WR, site-specific, or regional standard.

- SMO personnel, on the other hand, are requested to recognize RSSC personnel as though they were F&E engineers.  SMO personnel should cooperate fully in matters regarding the Contract and should support and assist RSSC to the extent that they would support and assist an in-house F&E work force.

- Complete SMO Customer Satisfaction Survey at the conclusion of TSSC work at a site, or group of sites under one WR. These forms will be used by the ATO and RSSC to incorporate regional improvements and will also be forwarded to Washington for national TSSC information and improvements.

## 8-4.  FACILITY RESPONSIBILITY.

Generally, the practices currently employed by each region and SMO with regard to transfer of site responsibility will be employed whether RSSC or AF establishment engineering is involved in the transfer.  The AF maintenance organization cannot transfer responsibility for an operating, commissioned facility to RSSC or F&E personnel.  However, physical responsibility may be transferred for a decommissioned facility or a temporarily nonoperational facility; i.e., a facility advertised in the Airman's Information Manual (AIM) as being out of service for an extended, but finite, period of time.  In any case, overall responsibility for a facility must remain with the SMO.

- Commissioned Operational Facility.

(1)  The possible interregional affect of shutdowns or outages on equipment such as navigational aids and communication facilities must be considered when a WR is being developed.  Commissioned FAA facilities are the responsibility of the AF SMO Manager and this action notice does not alter the SMO Manager’s responsibility or right to manage the facility in accordance with agency policy.  The SMO Manager or designee will be responsible for:

- Issuing any required Notices to Airmen (NOTAM) to permit essential short duration shutdowns, including accomplishing the necessary coordination with the Air Traffic organization.

- Any required recertification of the facility upon completion of RSSC's work.

- To whatever extent the SMO manager or designee deems appropriate, for observing RSSC during the course of the work.

(2)  TSSC work must be coordinated closely with the SMO Manager or his/her designee when it could interrupt or cause interference to a commissioned, operating facility.  This interference could occur if the TSSC work is to be performed at the facility or in the following situations outside the confines of such a facility:

- At a facility or equipment interconnected to, or operationally associated with, the commissioned, operating facility.

- In such close proximity to a commissioned, operating facility that the potential exists for interference.

(3)  In the event of an emergency situation; e.g., the unanticipated outage or an inordinate extension of scheduled outage or the unexpected arrival of inclement weather:

- The FAA facility manager or SMO manager may temporarily stop any RSSC work that may affect the operational status of a commissioned, operational facility.

- The SMO manager will take whatever measures are required to restore the facility to operation.

- The ATO/ACO should be notified as soon as possible by RSSC.

- Commissioned Nonoperational Facilities.

- In some instances, WRs will call for RSSC to perform work on facilities that, while still commissioned, will be shut down for the minimum period of time essential to accomplish that work that cannot be accomplished with the facility operational.  These periods of facility shutdown may vary from a matter of hours to months, and whenever feasible, will be advertised in advance by the National Flight Data Center (NFDC) in the Airman’s Information Manual (AIM).  The WR will identify individuals responsible for providing the advance notification to NFDC.

- The facility removed from service including the structure, grounds, plants and electronic equipment, tools, test equipment, and spare parts remains the responsibility of the SMO Manager.  Based on a number of factors, including the anticipated duration of the shutdown period and the physical and electrical separation from other operating equipment, the region may authorize the SMO Manager to temporarily transfer physical control of the facility to RSSC.  This action may free the SMO Manager from the day-to-day concern over the physical security of the site and equipment and allow RSSC access to the facility.

- Such transfer will only be effected in writing, when signed by the SMO manager and a representative of RSSC who has been authorized by the TSSC Regional Project Manager to accept temporary physical control.

- A copy of the transfer document will be sent to the ATO/ACO.  Attached to the document will be a jointly accomplished and signed facility inventory; a set of facility meter readings; and ground check readings attesting to facility performance at the time of shutdown and transfer of responsibility.

- At the conclusion of TSSC work, the same procedures will apply when RSSC’s  responsibility for the facility is to be terminated and transferred back to the SMO, including remeasurement of facility performance parameters previously recorded.

- Decommissioned Facilities.

- Typically, TSSC work to be accomplished at a decommissioned facility may involve the removal and disposal of decommissioned equipment and, possibly, installation or reinstallation of new or replacement equipment.

- Temporary facility responsibility may be transferred to RSSC using the procedures described in the above paragraph.

- If appropriate, responsibility will be transferred back to the SMO manager upon completion of the work effort described in the WR.

- Where disposal of FAA equipment by RSSC is required by a WR, such disposal will be accomplished in accordance with FAA disposal requirements.

- Facility Access ( Security.

- Access to all facilities within an SMO is typically controlled by the SMO manager through a locking system that provides the capability for enabling site access only to individuals having a need to access each particular site.  It is the SMO manager’s responsibility to provide RSSC personnel necessary access to facilities.  It is also the SMO manager’s prerogative to determine if RSSC access will be unrestricted; e.g., by issuing keys or divulging combination codes to RSSC employees, or restricted; e.g., by escorting employees.

(NOTE:  TSSC-II personnel will follow all published security guidelines and/or regulations provided by local management at any region/SMO/ facility.)

- In the event that keys (or combination codes) are issued, RSSC personnel will sign and be accountable for their security.  Keys will not be copied, nor will they be loaned or transferred to anyone.  They will be returned to the issuer immediately upon completion of the project or if the individual possessing the key will be absent for a period exceeding two weeks.

- Loss of any key will be reported to the issuer immediately and RSSC will be required to reimburse the Government for any facility losses as well as the recore and/or rekey costs resulting from the loss of the key.  The SMO manager will advise the ATO of the cost and consequences of any such loss.

## 8-5.  NOTICE TO AIRMAN (NOTAM) ISSUANCES.

a.  At times, during the course of facility construction or installation, it may be necessary that a NOTAM be issued prior to accomplishing certain work.  A NOTAM may be issued to cover temporary aberrations or interruptions of up to several hours without advance notification to the public in the AIM.  Advance publication in the AIM to supplement the actual NOTAM is required whenever a service change is to be permanent; e.g., new commissioning, decommissioning, relocation, and frequency change, or whenever an extended facility shutdown will be required even though service will be identical when restored.  In every case, decisions regarding the requirement for issuing NOTAMs will be made by FAA personnel.  RSSC will not unilaterally take any action to effect NOTAM issuance.  Additional information relative to reporting service interruptions can be found in Chapter 3 of Order 6000.15, General Maintenance Handbook for Airway Facilities.  A NOTAM is required:

- Before a facility or service may be permanently or temporarily interrupted or initiated.

- Before a noncommissioned facility can radiate a signal.

- Before a commissioned service can be modified such as by relocation, frequency change, or change in geographical service area and/or altitudes.

b.  Extended Outages And Service Changes.

- As indicated above, extended facility outages or permanent changes affecting the service a facility provides must be advertised in advance of the shutdown or change in the AIM.

- The wording of such advance notification, particularly regarding service changes, must be precise and is a function of the project engineering and design effort.  WRs will specify establishment engineering engineers who are responsible for developing the wording and requesting publication in the AIM.

- Once published in the AIM, the actual NOTAM effecting the change or shutdown need only be a brief notification in standardized format that will be issued by the cognizant flight service station/automated flight service station (FSS/AFSS) upon the request of the SMO manager or designee subject to the approval of affected air traffic facility managers.  The NOTAM is issued immediately prior to the shutdown or change.

c.  Short Duration Interruption.

- During the course of construction or installation projects, it may be necessary to temporarily interrupt the operation of a commissioned facility to accomplish work that cannot be accomplished with the facility in operation.

- All scheduled facility interruptions, extended or of short duration, are subject to the requirements of the ATC system.  In such instances, where the interruption cannot be avoided or scheduled far enough in advance to make AIM notification feasible, and will not extend beyond several hours, the issuance of a NOTAM will be used to notify the public of the interruption.  Before any NOTAM is issued, the approval of all impacted air traffic Facility Managers must be obtained.

- As soon as the need and timing for a service interruption becomes apparent, RSSC's representative in charge of the project will notify the SMO manager or designee of the details.  The SMO manager or designee will arrange for the necessary coordination and, if possible, obtain tentative shutdown approval and so advise the RSSC representative.

- Approximately 30 minutes prior to the scheduled shutdown, the AF designee should be contacted by RSSC's representative, in person or by phone, to ascertain if shutdown approval is final or has been denied or delayed due to an unforeseen problem; e.g., weather, emergency, or unanticipated facility failures.

- It is the prerogative of the SMO manager, after given final approval for shutdown, to determine how and by whom the shutdown will be accomplished or, in fact, if an actual shutdown need occur.  The nature of the work to be done will influence the SMO Manager's determination of whether the actual shutdown be accomplished by RSSC or AF maintenance personnel.

d.  Facility Restoration Procedure.

- Any work necessitating an extended or short-duration scheduled shutdown will be accomplished as expeditiously as possible.  Should it at any time appear probable that the required work will not be completed by the scheduled end of the shutdown or that other problems may delay the restoration, the RSSC representative in charge should advise the SMO manager or designee as soon as apparent.  If necessary, the SMO manager will request an extension of the scheduled outage and, depending on the severity of the problems encountered by RSSC, may choose to intervene by stopping the TSSC-II activity, and taking whatever actions deemed appropriate to restore the facility.  In such situations, RSSC will take all possible actions to minimize costs and outage time.

- It is the responsibility of the AF SMO representative to ensure that any required facility or system certification is accomplished and to advise the cognizant AFSS/FSS and ensure cancellation of the NOTAM.

## 8-6.  CONTRACTOR ACCEPTANCE INSPECTION (CAI).

- Since a WR, which authorizes work to be performed under the TSSC-II, is not itself a Contract and since RSSC is, effectively, an extension of the regional F&E work force, a CAI will not normally be required for work performed under the TSSC-II.  However, the region has the prerogative of requiring a CAI for any WR.  When required, the CAI will be conducted as described in Paragraph 403 of the latest edition of Order 6030.45, Facility Reference Data File.  Acceptance of work authorized by a WR may be accomplished via a JAI, as it would if the work were accomplished by an F&E work force.  RSSC IS NOT TO SIGN AS AN FAA REPRESENTATIVE AT ANY JAI.

- In situations where the TSSC-II role, as described in the WR, is to provide Resident Engineer (RE) service to monitor and oversee the work of another contractor (one not functioning as a TSSC-II subcontractor), an RSSC employee serving as RE will, in all probability, be required to participate in a CAI.  This requirement should be specified in the WR.  RSSC has developed an RE handbook that is available at each regional TSSC office.  All regional RE requirements should be included in the FWR if they are not specifically addressed in the RE handbook.

## 8-7.  FACILITY COMMISSIONING/DECOMMISSIONING.

- Commissioning or decommissioning of a facility or service can only occur after the requirements specified in Chapters 5 and 6 of Order 6030.45 have been accomplished.  Beyond participation in JAI and flight inspection activities, the TSSC-II will not normally be involved in the commissioning process.  However, the WR may stipulate that RSSC is responsible for developing the facility commissioning data to be submitted to the NFDC for publication prior to commissioning.

- Depending on the content of a specific WR, RSSC may be assigned responsibility to accomplish any or all of the decommissioning actions.

## 8-8.  LIAISON ACTIVITIES.

a.  At most TSSC-II work site locations, FAA personnel have established working relationships with people and organizations outside of the FAA with whom RSSC will be required to interface and interact.  These include airport management personnel, local government and community officials, utility company officials and personnel, and property owners.

b.  Upon RSSC request, the appropriate FAA personnel; i.e., project managers or engineers, AF SMO and/or SMO field office managers, and AT facility managers will provide liaison between the RSSC personnel and these local organizations.  This liaison may, as appropriate, take the form of an introduction or providing a name and telephone number.  Once initial contact is established, all necessary dealings between RSSC and these external organizations may be handled directly.

# TSSC EXTERNAL RELATIONSHIPS

## 9-1.  GENERAL.

a.  In the course of accomplishing work at FAA facilities, airports and various other locations, RSSC may be required to interface with personnel from numerous non-FAA organizations.  Unless otherwise instructed by the ATO, RSSC should first advise the local FAA AF Manager of its intention to contact any of the above.  These include, among others:

- Airport management officials.

- Other Federal Government agents; e.g., DOD military facilities personnel.

- State, local and regional officials.

- Airport authorities.

- Planning commissions.

- Licensing boards.

- Private property owners.

- Utility companies.

b.  The local FAA Manager will, in coordination with the ATO:

- Determine that TSSC-II personnel have the proper background, information, concern for safety and understanding of procedures to accomplish the necessary coordination; or

- Accompany and assist TSSC-II personnel in such contact.

c.  Neither FAA nor TSSC-II personnel shall attempt to, or give the appearance of, negotiating for any rights in property and/or related utility or janitorial services.  Such authority has been delegated only to FAA CO personnel, or as officially tasked, to Logistics Support Service Contract (LSSC) personnel working in the Logistics Division.  Any unauthorized discussion on contractual actions regarding real property and/or related services could be misinterpreted and jeopardize the Government's position.

## 9-2.  AIRPORT SPONSORS/AUTHORITIES.

- Coordination with airport sponsors and authorities may be necessary to obtain site access or information available only from or through the sponsor.  RSSC is required to comply with all rules and regulations imposed by airport authorities.

- RSSC can be tasked with providing all pertinent data necessary for describing land requirements. This information should be contained in the CSER where required, or in site survey reports.

- The FAA is responsible for obtaining the necessary real estate licenses or leases from the airport sponsor or authority.

## 9-3.  FACILITY SITE PROPERTY OWNERS.

The requirement for any right-of-way acquisition should be determined by the FAA and/or TSSC-II project engineers.  The requirement is provided to the Real Estate Branch for obtaining authorization prior to start of any work at project sites.  RSSC will provide a description of any land or right-of-way acquisition required including a survey, plot description, and ownership information adequate to permit the real estate personnel to negotiate any necessary land rights.  RSSC will maintain coordination with the appropriate ATO to ensure that selected sites are obtainable.

## 9-4.  UTILITY COMPANIES.

RSSC, while conducting work on or off airport property, may have an unexpected requirement for access to or services from the local utility companies.  RSSC will develop and prepare a complete description of the services or access required for inclusion on a PR to the Real Estate Branch.  RSSC shall not negotiate or make agreements with utility company or airport sponsor personnel.  This is only to be accomplished by authorized FAA logistics personnel.

## 9-5  OTHER GOVERNMENT CONTRACTS, CONTRACTORS & ORGANIZATIONS.

RSSC may be required to interface and/or coordinate with other FAA contractors or Government agencies.

## 9-6.  OTHER.

If, during this Contract, RSSC interfaces with an organization or individual and encounters difficulties that may impact on RSSC's ability to accomplish assigned work, the TO/ATO will be notified.  The TO/ATO is responsible for coordinating resolutions to any such difficulties.

# LOGISTICS

## 10-1.  GENERAL.

RSSC will provide the administrative and logistics support required by its work force at its national and regional headquarters locations.  These locations will be staffed and equipped to support such activities as personnel services, accounting, payroll, drafting, typing, copying, etc.  However, there may be occasions when TSSC-II personnel, working on-site at locations remote from TSSC headquarters or regional offices, will require support that may be neither feasible nor practical to provide from TSSC-II headquarters.  In many cases, these services may be available locally from FAA sources.

## 10-2.  GOVERNMENT PROVIDED SERVICES.

- The TSSC-II requires that RSSC provide for whatever office space, furniture, and equipment is required for the performance of the Contract.  However, at FAA job sites, when required and authorized by a WR, the Government may furnish certain facilities and/or services to TSSC-II personnel.  This support will be provided on an "as available" basis and the requirements of the organization providing the service take precedence over RSSC's needs.  These facilities and services will be used only for official purposes related to the performance of the TSSC-II.  No personal or non-Contract use of these services or facilities is permitted.

b.  The TSSC-II is a cost-plus-fixed-fee Contract and any cost savings to RSSC resulting from cooperation and assistance provided by FAA personnel will ultimately result in a cost savings to the FAA.  However, TSSC-II subcontract personnel may be working on a firm fixed-price contractual basis.  Therefore, while FAA personnel are expected to be cooperative in their relationships with TSSC-II subcontractors, any assistance that involves the expenditure of FAA resources, whether manpower, money, or materiel, should be in the best interests of the Government.  For example, it is clearly in the interest of the Government to identify the location of buried cables in the vicinity of the work site while it may or may not be in the Government's interest to permit use of Government telephones or copying equipment.

c.  FAA personnel should judge each request for assistance on its individual merit.  In questionable situations, field supervisors may contact the ATO, and the ATO with the ACO, provide guidance.

d.  Among the services that may be appropriate for the Government to provide to RSSC are:

- Work space and furnishings, including office space.

- Forms and documents.

- Data processing support.

- Telephone services.

- Special purpose vehicles.

- Special purpose tools and test equipment.

## 10-3.  USE OF GOVERNMENT FACILITIES AND EQUIPMENT.

RSSC personnel, when engaged in Contract work at locations away from TSSC-II headquarters, may be permitted the use of available FAA facilities, equipment, and services, when such facilities, equipment, and services are required for the performance of work under the Contract and can be provided at no additional cost to the FAA or at less cost than they could be provided by RSSC.

- Office Space, Work Space, Furnishings, And Equipment.

- Prior to the issuance of a WR, RSSC will advise the TO/ATO in writing what, if any, will be the TSSC-II requirement for office space, work space, furnishings, and equipment.  The TO/ATO will determine, through coordination with the SMO manager(s), if local FAA capability exists to provide the necessary support.

- As a general rule, some form and quantity of work space will be required by RSSC for most WR efforts.  However, RSSC-dedicated office space and furniture will not be considered unless TSSC-II personnel are expected to maintain a local presence for an extended period.  Use of desk space and access to office equipment may be provided on an "as available” and “as needed" basis for short duration projects.

- When essential and available, space and equipment will normally be provided at the closest SMO or SSC location to the work site or at the work site itself.

- If the TO/ATO determines that available FAA space, furniture and access to office equipment (copier, word processor terminal, etc.) are inadequate to support the minimum essential requirements of the TSSC-II work force, the CO may authorize RSSC to rent or lease space and equipment as needed at prices not to exceed those determined by the CO/ACO to be appropriate to the area.  Such authorization and costs must be requested separately from the CO.

b.  Forms And Documents.

As a general rule, all available forms and documentation useful to RSSC in accomplishing a WR should be Government provided.  Government/FAA forms, publications, and documents required for accomplishment of WRs that are not identified in the WR as being a Government responsibility to provide will be furnished by RSSC.

c.  Use Of Government Telephones.

RSSC personnel are authorized use of FAA administrative telephones for official use related to the Contract, including the authority to make essential long distance calls.  RSSC personnel will comply with the latest edition of Order 1830.1, Policy for Non-FAA Users and Foreign Correspondents Access to FAA Operational Communications, as well as all local administrative controls, restrictions, and documentation requirements in effect where the telephone use occurs.  RSSC personnel will ensure that use of the FAA telephone is held to the minimum number of calls and the shortest duration, consistent with job requirements.

d.  Special Purpose and/or Interagency Fleet Management System  (IFMS) Vehicles

- RSSC is responsible for providing transportation to, from, and between work sites covered under this Contract. However, when access to work sites is possible only by use of special purpose vehicles such as aerial tramway, boat, airplane, snow tractor or plow, and all-terrain vehicles, and the FAA has such special purpose  vehicles available, RSSC’s use of such vehicles may be authorized. When approving RSSC/subcontractor employees to drive special purpose and/or IFMS vehicles, the cognizant TO/ATO and CO/ACO will ensure that they understand the requirements of the Contract and any other requirements of FAA Order 4670.2B, “Motor Vehicle Management.”

- RSSC will include its requirements for Interagency Fleet Management System  (IFMS) and/or special purpose vehicles in the WR Plan, including the type of vehicle required and estimated date(s) required.  When approved by the cognizant TO/ATO and CO/ACO in a Work Release, authorization to use special purpose and/or IFMS vehicles, including Government-owned of leased special purpose vehicles, may be granted. Such authorization shall be for official purposes only in performance of this Contract, provided that RSSC/the subcontractor assumes full responsibility for the drivers under the provisions of the Contract.

- Special purpose vehicles are defined as:

- Vehicles used to provide transportation, but also may include work vehicles such as fork lift or bucket trucks which might be operated by Contractor personnel in performing Contract tasks.  Use of construction equipment, such as graders, tractors, and front-end loaders by RSSC or subcontractor personnel is not included.

- Four-wheel drive passenger vehicles are not routinely considered special purpose vehicles, and when required for extended periods, are the RSSC’s responsibility to provide.  However, for brief periods due to snow or hazardous road conditions, when site access is only possible by a four-wheel drive vehicle, such vehicle will fit the category of special-purpose.

- Passenger-type vehicles or vans that have been specially equipped for access onto airport property.  These vehicles generally are equipped with special license plates, markings, radios, and lights that allow them access to airports’ controlled areas.

- RSSC and subcontractors, and their employees who will be driving IFMS vehicles, are subject to the following:

- Drivers must possess necessary state, local, and airport licenses, permits, and expertise for operation of the type of vehicle to be driven, and must report immediately any revocation or restriction of those licenses or permits.

- RSSC assumes liability for any personal injuries or property damage and liability resulting from RSSC’s use, operation, and control.  Assumption of liability will be in writing.

- Drivers are personally responsible for any payment of any traffic summonses received, including parking violations.

- Use of the vehicle by RSSC will not interfere with FAA requirements.

- Drivers may not pick up hitchhikers, and may not transport any passengers who are not on official business. Transportation of non-official/non-Government passengers in official Government passenger carriers creates the possibility of tort claims and public criticism. Therefore, it shall be strictly limited to those situations where a non-Government person is to be transported in IFMS vehicles on official business only (i.e., a civilian general aviation pilot requiring certification and needing transportation from the plane to the testing facility, a non-Government person performing volunteer work on behalf of the FAA, etc.).

- Drivers must operate the vehicle  in a safe and prudent manner at all times, obey all speed limits and other laws, use  seat belts and require all passengers to use seat belts. They must ensure that the vehicles and keys are secured when left unattended.

- Drivers must immediately report any vehicle accident involving damage or personal injury or any vehicle in unsafe driving condition, whether or not as the result of an accident. Drivers may be personally responsible for accidents involving misconduct.

- Drivers will maintain all required records of miles driven by locations and dates. Vehicles will normally be dispatched and returned  full of gas and oil.

e.  Tools and Test Equipment.

- It will be the responsibility of RSSC to obtain all common hand and portable power tools and surveying equipment required by TSSC-II personnel under this Contract.  Such equipment shall be controlled and issued from each of RSSC’s regional offices.  Any equipment required to perform the work that is not available from the regional office shall be identified in RSSC’s WR Plan.

(2) Special purpose tools, unique to a particular facility or system and not readily obtainable on the open market, will be Government provided.  FAA-owned test equipment assigned to a particular facility may be used by RSSC when working on that facility, provided that such usage does not interfere with SMO requirements.  When test equipment is not available at the site, RSSC, in coordination with the FAA, will determine how such equipment will be provided, unless it is equipment normally carried by RSSC.  Normally, this equipment will consist of such items as voltage and current measuring devices, pressure gauges, and air conditioning test sets.  All equipment provided by RSSC will conform to the requirements of the Contract, Materiel Management.  Also see paragraph 10-5 of this Handbook.

(3) It is RSSC's responsibility to ensure that RSSC-provided test equipment will meet the calibration requirements described in the latest edition of Order 6200.4, Test Equipment Management Handbook.  To the extent possible, test equipment calibration will be accomplished utilizing FAA test equipment calibration facilities or contracts.

f.  Government Furnished Property (GFP).

- GFP, if any, will be described in individual WR and delivered in "as-is" condition in accordance with the delivery date identified in the WR.

(2) This support will be provided only on an "as available" basis and all requirements of the organization providing the service take precedence over the needs of TSSC.

## 10-4.  SMO LEVEL SUPPORT AND CONDITIONS.

a.  Administrative Support Services.  Administrative support services will be provided only to the extent that they can be provided within available SMO resources.  Services such as typing or copying will not generally be provided except for requirements stated in Order 6030.45, Chapter 4.   As a rule, SMO-provided administrative services will be limited to providing access to space and/or equipment.  SMO/SSC requirements for space, equipment, vehicles, and telephone take precedence over the needs of RSSC.

b.  GFE Acceptance, Storage, and Transfer Of Stewardship.

- The SMO may be required to accept delivery, arrange for storage, and maintain custody of materiel received at the SMO or SMO field office for installation by RSSC.

- Responsibility for materiel and equipment shipped to designated F&E storage facilities will remain with the F&E organization until inventoried and turned over to RSSC.

- Subsequent to the issuance of a WR, on the first field visit by RSSC personnel, all installation equipment and materiel being held in storage for the project will be turned over to RSSC's representative in accordance with local and regional procedures.

- RSSC will be responsible for preparation of excess property lists for materiel or equipment provided, but not needed or used for the accomplishment of the project.  The SMO will be responsible for preparation of excess property reports for materiel or equipment made surplus by the installation.

- RSSC involvement in notification, disposal, or shipment of excess property will be spelled out in the WR.

## 10-5  MATERIEL MANAGEMENT.

a.  All materiel obtained through or used as a result of TSSC-II national and regional WRs will be managed by the FAA and RSSC in accordance with FAA policy and procedures, as well as RSSC's approved Materiel Management Plan.  Materiel includes both nonexpendable and expendable property.

- Nonexpendable materiel normally does not lose its identity in performance of a WR.  Examples of nonexpendable equipment include towers, computer systems, measuring tools, cameras, and test devices.

- Expendable materiel is normally consumed in the performance of a WR.  Examples of expendable materiel include installation hardware and gaskets.

b.  The regional PA will administer the Contract requirements and obligations relating to authorized, accountable GFP or CAP.

c.  Government Furnished Equipment/Property (GFE/GFP) And Contractor Acquired Property (CAP) Overview.

- RSSC will manage and control GFE/GFP and CAP in accordance with its FAA-approved contract government property system control plan.

- GFE/GFP consists of items formally provided to RSSC by the FAA for use in, or stored in, TSSC-II-owned or controlled locations.

- CAP are items procured by RSSC as a direct cost under a WR, and stored or used in TSSC-II-owned or controlled locations.

d.  Regional Materiel/Property Management Procedures.  This information relates only to materiel obtained under regional WRs.  The materiel will be processed in accordance with established FAA procedures.  Normally, the work to be accomplished under a WR will occur within the region issuing the WR.  In cases when a WR will accomplish work for, or within another region, the information requested within this chapter should be furnished to all regional logistic branches in the affected regions.

- FAA Materiel/Property Management Orders.  All materiel received on site for a project, whether purchased by the FAA or RSSC, will be managed and accounted for by the FAA, in accordance with current agency project materiel management policies and procedures contained in FAA policy and procedural orders and desk handbooks pertaining to the management and control of NAS F&E project materiel.

- TSSC Purchased Property.  Materiel can be property managed (when purchased under TSSC) only if proper documentation is supplied.  Therefore, all materiel and property purchased by TSSC-II will be annotated on back-up sheets included with RSSC invoices.  These sheets are titled "Acquired Property Report" and "Summary Acquired Property Report."  The Acquired Property Report will be provided with RSSC's monthly invoice and will list items invoiced for the current period.  The Summary Acquired Property Report will be furnished as part of the WR close-out information, and will provide a recap of all TSSC-II-purchased items chargeable to that WR.

- TSSC Property Tracking.  The following procedure shall be followed in tracking property in the TSSC contract:

- For GFP, a Form 4650-12 must be issued by FAA to transfer property to TSSC contract #DTFA01-95-000015 to a specific WR of to the Property Tracking WR, if the property is in simultaneous use on multiple WRs.  After the completion of the WR, RSSC will transfer the property either to the Property Tracking WR  (Form 4650-12 not necessary) or back to the FAA using Form 4650-12.  If FAA chooses the first option, there is no need to move the property in and out of the Property Tracking WR for subsequent uses since Raytheon has an approved Government Property Tracking System which will provide the location of the property at all times.

- For CAP, RSSC will transfer the property to the Property Tracking WR after the completion of the WR. There is no need to move the property in and out of the Property Tracking WR for subsequent uses.

- The FAA will prepare a “no-cost, $0” FWR for the TSSC-II property that will be used for the duration of the Contract.  This FWR would include property such as CAEG equipment, computers, and equipment used for program management functions.

- A 4650-12 shall be prepared and accompany a WR revision or WRCA which notes the property transfer from-to, to-from the “no-cost, $0” FWR to track the property.  If property is to be transferred to RSSC for a short time period (i.e., less than 1 year) the FAA WR engineer shall prepare, and sign, a 4650-12 as a hand receipt and attach a copy to the WR revision or WRCA which notes the property transfer.  Upon return of the property, the hand receipt shall be duly noted and placed with the earlier copy attached to the earlier WR revision.

- Upon the recommendation of the TO/ATO and with the authorization of the CO, the property will be transferred as needed first to another WR within the region and then to a WR in another region.  A Form 4650-12 is to be prepared and accompany the affected WRs.

- A discrete report will be furnished for each location included in a WR.  This will provide regional PA and accounting offices the information necessary to relate the inventory to a specific job order number (JON), or site, when a WR includes multiple JONs or sites.  For uninstalled GFP/CAP, either at the completion or termination of the WR or when the property becomes excess to the needs of the WR, RSSC shall report the property regardless of value, to the appropriate PA.

- The total cost on the Acquired Property Report prepared by RSSC for all locations, both expendable and nonexpendable property and materiel purchases, should match the invoiced amount billed for materiel.

- The ATO will provide the ACO and PA with a cross reference of JONs and WR numbers, which ties them to a site.  Whenever funds from one JON are used for a different JON, both the gaining and losing JON, along with relevant WR numbers, shall be identified on the cross reference.

- The ACO is to provide a copy of all property and materiel reports                                               included with TSSC-II invoices, to the applicable regional PA.

- National program managers are to provide copies of the report to each affected regional PA.

e.  TSSC Materiel Removal/Shipping Authorization.  RSSC shall not be authorized to remove materiel from a site for any reason without prior coordination with the applicable SMO manager, F&E project engineer, and regional project materiel manager.  The FAA shall not ship materiel to RSSC unless it is so stated in the WR, and the shipment is accompanied by FAA Form 4650-12, signed by the applicable region/center/headquarters TO/ATO and CO/ACO.  A separate FAA Form 4650-12, signed by the TO/ATO and CO/ACO is to accompany the property when it is returned to the FAA.  Internal TSSC-II movement of Government property by RSSC will be done in accordance with the RSSC government property control plan.

# FAA TECHNICAL SUPPORT TO TSSC

## 11-1.  GENERAL.

In the process of performing work on the variety of anticipated WR activities, there may be occasions when FAA technical support to the TSSC work effort is appropriate.  This support may be due to unanticipated emergency occurrences or may be routine.  TSSC-II is a cost-reimbursable contract; therefore, assistance given to RSSC can save the Government money.  The following paragraphs describe situations where support might be appropriate and the various levels of available support.

## 11-2.  FAA INTERVENTION.

Typically, technical support will be provided from the appropriate FAA organization in response to RSSC’s request for such support.  There may be occasions, however, when the FAA may consider it necessary to intervene unilaterally in the TSSC-II work effort.  These instances will generally result from a need to restore to operation a facility inadvertently shutdown, or a scheduled facility shutdown that RSSC cannot restore.  No hard and fast criteria will be established for a time-frame or situations when FAA restoration activity or other types of intervention will be initiated.  Each situation will be considered separately in light of its impact on safety and air traffic control.

- Inadvertent Shutdown.

- As a general rule, the AF maintenance organization will intervene in the case of an inadvertent shutdown caused by TSSC-II activity.  AF maintenance personnel will do whatever is deemed necessary by the SMO manager to restore operation, up to and including stopping all TSSC-II work on and around the affected facility and undoing the work already accomplished by RSSC prior to the shutdown.

- Prior to the arrival of AF personnel, RSSC personnel will make every effort to restore the facility to operational status, and will cooperate fully with AF personnel upon their arrival.  RSSC will not attempt to place a certifiable facility in service prior to certification by AF personnel.  The SMO manager will advise the TO/ATO of any situation requiring emergency intervention in TSSC-II activity or expenditure of AF maintenance manpower or funding as soon as the action is taken.

- Extended Scheduled Shutdown.

- As soon as it becomes apparent that a scheduled facility outage will need to be extended, the RSSC WR Manager will notify the SMO Manager, or designee, of the reasons for, and the anticipated duration of, the extension.

- Generally, no intervention by the FAA will occur in the case of a scheduled shutdown that must be extended because RSSC needs additional time to complete the work that required the shutdown.  However, if a situation arises that creates or may create a serious problem in air traffic control, such as failure of an adjacent facility or anticipated arrival of inclement weather, the SMO manager may intervene.

- If, however, a scheduled facility shutdown needs to be extended because of the inability of RSSC to effect restoration upon completion of its work, the SMO will take whatever actions are appropriate to effect restoration.

- As in the case of inadvertent shutdown, the SMO manager will advise the TO/ATO of any situations requiring emergency cessation of TSSC-II activity or expenditure of AF maintenance manpower or funding for facility restoration as soon as the action is taken.

## 11-3.  SMO SUPPORT.

- A significant amount of high-level technical expertise is available within AF SMO staffs.  This expertise is available across the entire spectrum of the FAA facility inventory.  It resides in the engineering, engineering/technician, and technician positions at both SMO headquarters and SMO field office locations.  In addition to the practical and conceptual knowledge possessed by these people, they also possess in-depth site-specific knowledge regarding such things as cable routing and inter-facility wiring, which may be extremely valuable in developing site preparation and installation details.

- Because the AF SMO assumes responsibility for F&E upon commissioning, a properly installed and soundly engineered system is in the best interests of the SMO.  Therefore, the expertise of the SMO staff is generally available, informally, and upon request, to provide technical advice and support to FAA in-house F&E installation and engineering personnel.  The same relationship will exist as regards TSSC-II installation and engineering personnel.

- As with other services provided to RSSC by the AF maintenance organization, technical assistance can only be provided insofar as personnel are available to assist without impacting higher priority SMO responsibility for ensuring the integrity and continuous operation of the NAS.

- Nothing in the above paragraphs should be interpreted as requiring that SMO personnel should assist RSSC in the performance of its routine work.  SMO technical assistance should be reserved for situations where site-specific knowledge, previous experience, and/or high-level technical expertise may resolve or forestall a problem encountered by RSSC causing excessive costs or delay in the restoration or commissioning of a facility.

- SMO personnel may be requested to conduct field interviews in support of the ACO fulfilling the Davis-Bacon Act wage determination requirements.

## 11-4.  REGIONAL OFFICE TECHNICAL SUPPORT.

- Within the AF staff at regional headquarters (including ANI Implementation Service Centers) are engineers and specialists possessing high level skills over the entire range of AF functions.  These skills range from design engineering and development of specifications to hands-on installation and maintenance activities.  These skills are available to assist RSSC on request on an "as available" basis.

- Regional AF divisions have specialists with experience and expertise in dealing with other governmental and non-governmental organizations regarding frequency management and leased communications.  These staff people will be available to assist FAA Project Managers in support of TSSC efforts in such areas as obtaining frequency authorizations, determining source and areas of frequency interference, developing frequency coverage charts, and arranging for leasing and installation of telecommunication services from commercial services.

## 11-5.  FAA LOGISTICS CENTER SUPPORT.

- The FAA Logistics Center, a subordinate element of the FAA Aeronautical Center, is the principal provider of equipment, spare parts, and materiel to support the installation, maintenance, and operation of the NAS.

- Typically, the development of a WR for facility construction and/or installation requires a list of GFE.  Much, if not all, of this installation materiel and equipment is provided by the Logistics Center as identified in the Project Status Report.

- The WR may require RSSC to be responsible for developing the list of materiel and equipment identified in a WR Plan or approved CSER through the regional Materiel Management Branch in accordance with Order 4650.7.

- In emergency situations, the Logistics Center may provide replacement parts required in the installation process.  SMO and regional logistic specialists and purchasing agents will provide assistance to RSSC personnel in obtaining emergency and failure-under-warranty supply support.

## 11-6.  FAA HEADQUARTERS TECHNICAL ASSISTANCE.

- Within the FAA, the very highest level of technical expertise relevant to the facilities and systems comprising the NAS is to be found at the FAA Technical Center at Atlantic City, New Jersey, which has responsibilities in radar automation and ATC computer equipment; and at the Aeronautical Center, Oklahoma City, Oklahoma, which has responsibilities oriented toward the navigational aids/communications/radar equipment and plants and structures areas.  The principal responsibility of both groups is in maintenance and maintenance engineering.  However, RSSC may request assistance from these groups, when SMO and regional technical assistance resources are unavailable or have been exhausted.

- Any request for support from the Technical or Aeronautical Centers must be routed through the TO/ATO.  Assistance will be provided only insofar as it will not impact on their primary duties.

## 11-7.  TRAINING SUPPORT.

- It is not the intent of the FAA to provide general technical or management training for RSSC personnel.  There may be occasions, however, when RSSC personnel will be performing work on systems or equipment that are new and/or unique to the FAA, for which in-depth, theoretical knowledge of the system or equipment is required.  On some of these occasions, it may be unreasonable to expect that RSSC will be able to provide employees who already possess the necessary expertise.  In such situations, training of RSSC employees may be required and the cost of such training may be authorized as a direct charge to the Contract through a WR assigning the task.

- Essential training determined to be most appropriate for accomplishment by RSSC, by equipment vendors, or other commercial training facilities will be the responsibility of RSSC to arrange.  RSSC's National Program Office will provide the FWR RPM/RPE with cost estimates for the necessary training.  The FWR RPM/RPE, in conjunction with the TO/ATO and CO/ACO, will approve or disapprove the cost of training as a direct charge against the WR.

- WRs will not be issued for work that requires the training unless the training has been approved as chargeable to the FWR and is available.

- If RSSC personnel need training to accomplish a WR, RSSC arranges the training, and it is charged to the FWR.

APPENDIX 1.  LIST OF ACRONYMS

ACO		Administrative Contracting Officer

ADPE		Automated Data Processing Equipment

AF		Airway Facilities

AFSS		Automated Flight Service Station

AIM		Airman's Information Manual

ANI		NAS Implementation

ANS		NAS Transition and Integration

ASDE		Airport Surface Detection Equipment

ASR		Airport Surveillance Radar

ASU		Office of Acquisitions

AT		Air Traffic

ATE		Automatic Test Equipment

ATC		Air Traffic Control

ATO		Associate Technical Officer

AWOS	Automated Weather Observation System

BAC		Budgeted at Completion

CAEG		Computer Aided Engineering Graphics

CAI		Contractor Acceptance Inspection

CAP		Contractor Acquired Property

CBI		Computer Based Instruction

CFCF		Central Flow Control Function

CFM		Contractor Furnished Materiel

CIP		Capital Investment Plan

CL&T		Contractor Labor and Travel

CO		Contracting Officer, ASU-340

COB		Close of Business

CPFF		Cost Plus Fixed Fee

APPENDIX 1.  LIST OF ACRONYMS (CONTINUED)

CPR		Cost Performance Report

CSER		Contractor Site Engineering Report

DAFIS		Departmental Accounting & Financial Information System

DIS		Defense Investigative Service

DPA		Delegation of Procurement Authority

DOD		Department of Defense

DODISP	Department of Defense Industrial Security Program

DOL		Department of Labor

DOT		Department of Transportation

DUATS	Dual User Access Terminal System

EAC		Estimate at Completion

EDDA		Environmental Due Diligence Audit

EEP		Establishment Engineering Plan

ETC		Estimate to Complete

F&E		Facilities & Equipment

FAA		Federal Aviation Administration

FAR		Federal Acquisition Regulations

FCO		Funds Certification Official

FS		Fund Source

FSS		Flight Service Station

FTS		Federal Telecommunication System

FWR		Final Work Release

G&A		General & Administrative

GFD		Government Furnished Document

APPENDIX 1.  LIST OF ACRONYMS (CONTINUED)

GFE		Government Furnished Equipment

GFI		Government Furnished Information

GFM		Government Furnished Materiel

GFP		Government Furnished Property

GSA		General Services Administration

HAZMAT	Hazardous Material

HQS		Headquarters

IFB		Invitation For Bid

IFMS		Interagency Fleet Management System

IGCE		Independent Government Cost Estimate

JAI		Joint Acceptance Inspection

JON		Job Order Number

JOTFOC	Justification for Other Than Full and Open Competition

LRE		Latest Revised Estimate

LRU		Lowest Replaceable Unit

LSSC		Logistics Support Service Contract

NAC		National Agency Check

NACI		National Agency Check and Inquiries

NAS		National Airspace System

NFDC		National Flight Data Center

NEFSD	National Engineering Field Support Division

NLT		No Later Than

NOTAM	Notices To Airmen

NPM		National Program Manager

NPM WR	National Program Management Work Release

APPENDIX 1.  LIST OF ACRONYMS (CONTINUED)

NTE		Not To Exceed

NTP		Notice To Proceed

NWR		National Work Release

ODC		Other Direct Charges

OSHA		Occupational Safety and Health Administration

PA		Property Administrator

PA		Project Authorization

PE		Project Engineer

PM		Program Manager

PMC		Project Materiel Cumulative Report

PR		Procurement Request

PSR		Program Status Review

PWR		Preliminary Work Release

QA/C		Quality Assurance/Control

QC		Quality Control

Q&Q		Quantitative and Qualitative Analysis

RE		Resident Engineer

REM		Regional Engineering Manager

RCAG		Remote Center Air/Ground

RML		Radar Microwave Link

RMMS	Remote Maintenance Monitoring System

ROM		Rough Order of Magnitude

RPE		Regional Project Engineer

RPM		Regional Program Manager

APPENDIX 1.  LIST OF ACRONYMS (CONTINUED)

RPMMS	Regional Project Materiel Management System

RSC		Raytheon Service Company

RSSC		Raytheon Support Services Company

RWR		Regional Work Release

SEI		System Engineering & Integration

SMO		System Management Office

SOW		Statement of Work

SSC		System Support Center

T&E		Test & Evaluation

TO		Technical Officer

TPS		Test Program Sets

TSS		Technical Support Services

TSSC		Technical Support Services Contract

TSSC-II 	Technical Support Services Contract-II

TSSC RPM	TSSC Regional Program Manager

WBS		Work Breakdown Structure

WR		Work Release

WRCA	Work Release Change Action

APPENDIX 2.  TSSC OFFICE LOCATIONS

Region	  	Name			 Phone No.		Mailing Address

Headquarters    William Britz     	 	(202) 863-1690		Raytheon Support Services Co.

National	   	 FAX-(202) 863-1699	600 Maryland Ave., SW

Program Manager				#895

Washington, DC 20024

Paul Plein	     	 (617) 238-2491		Raytheon Support Services Co.

National   	    	FAX-(617) 238-2485	2 Wayside Road

Contracts Manager				Burlington, MA  01803

Alaska	  	M. Jean-Georges     	(907) 279-5400 		Raytheon Support Services Co.

TSSC RPM         	FAX-(907) 276-0563	810 B Street

Anchorage, AK 99501

Central	  	Lloyd McIntyre        	(913) 621-2800		Raytheon Support Services Co.

TSSC RPM            	FAX-(913) 621-2891      10 E.  Cambridge Circle Dr.

#120

Kansas City, KS 66103

Eastern	 	Jerry Kluba    		(516) 228-8828		Raytheon Support Services Co.

TSSC RPM   		FAX-(516) 228-8874	990 Stewart Avenue #810

Garden City, NY 11530

Great Lakes  	Hugh Bannon		(847) 699-8400		Raytheon Support Services Co.

TSSC RPM   		FAX-(847) 699-2345	10400 West Higgins Ave.  #500

Rosemont, IL 60018

APPENDIX 2.  TSSC OFFICE LOCATIONS (CONTINUED)

Region		Name			Phone No.		Mailing Address

New England    Sandra J. Wilk		(781) 270-3002        	Raytheon Support Services Co.

TSSC RPM   		FAX-(781) 270-3010	16 New England Exec. Park

Burlington, MA  01803

Northwest	Ira Head		(206) 204-5700		Raytheon Support Services Co.

Mountain	TSSC RPM	   	FAX-(206) 226-8590	1801 Lind Avenue, Bldg. A,  													#100

Renton, WA  98055

Southern	Ed Fox			(770) 907-3300		Raytheon Support Services Co.

TSSC RPM		FAX-(770) 907-3301	1895 Phoenix Boulevard #200

Atlanta, GA 30349

Southwest	Thomas Sprankle     	(817) 847-4800		Raytheon Support Service Co.

TSSC RPM	   	FAX-(817) 847-4999	3910 Sandshell Drive

Ft.  Worth, TX  76137

Western	Charles Lazarou     	(310) 297-2200		Raytheon Support Service Co.

Pacific		TSSC RPM 		FAX-(310) 536-6774	Continental Park

3601 Aviation Blvd.  #2400

Manhattan Beach, CA 90266

Technical	Philip Gray	  	(609) 641-5544		Raytheon Support Service Co.

Center		TSSC RPM 	    	FAX-(609) 641-8095	500 Scarborough Drive #304

Egg Harbor, NJ  08234

Aeronautical      Thomas  Sprankle	(405) 954-8608   	Raytheon Support Service Co.TSSC

Center		TSSC Regional 		FAX-(405) 954-5591	Headquarters Bldg, Rm 128

Project Engineer	 			P.O. Box 25082

Oklahoma City, OK  73125

APPENDIX 3.  ATTACHMENT J.002

LIST OF CANDIDATE PROJECTS FOR WORK RELEASES

1.0			GENERAL TASK AREAS

The following is a list of technical areas contained in the CIP which are candidates for Work Releases.  The Contractor is cautioned that some of the following areas of work may never be assigned to the TSSC-II.  Some may be completed prior to contract award and FAA regions may elect to accomplish others in-house or through other means.  This list is comprised of CIP project titles and short descriptions along with a proposed synopsis of the scope of work.  It is provided for planning purposes only.  CIP project numbers are indicated in parentheses.  For more information concerning the project descriptions and schedules, refer to the Aviation System Capital Investment Plan publication.  Individual Work Releases will be prepared and processed as described in Section H.3.0, Work Release Procedures.  Planning and reporting requirements will also be described in each individual Work Release.

1.1.0	Traffic Management System (TMS).  A program to upgrade present flow control system into a fully integrated traffic management system which will operate at the national level through the Central Flow Control Function (CFCF) at FAA headquarters and at the local level through traffic management units (TMU) in each ARTCC and designated Level V terminals.  En route metering will provide software which will aid controllers in routing traffic into terminal area at an acceptable rate. (21-06)

1.1.1	Scope of F&E Work.  Provide site preparation and installation required to accomplish Phase II efforts.  Phase III efforts will involve enhancements to Phase II capabilities.

1.2.0	Voice Switching and Control Systems (VSCS).  Implementation of a system to provide the flexible communication operations needed to complement sector suite flexibilities in Air Route Traffic Control Centers (ARTCCs)/Area Control Facilities (ACFs).  (21-11)

1.2.1	Scope of F&E Work.  Provide Technical Onsite Representative (TOR).  Provide for installation of uninterruptible power to turnkey equipment.  Provide site preparation (raised floor, power, air conditioning, raceways, etc.).

1.3.0	Advanced Automation System (AAS).  A new Air Traffic Control (ATC) automated system that includes controller work stations, software, processors, and associated equipment.  AAS is to be implemented in phases, beginning with the Peripheral Adapter Module Replacement Item (PAMRI), Initial Sector Suite System (ISSS), followed by Terminal Advanced Automation System (TAAS), and AAS Central Computer Complex (ACCC) at ARTCCs.  Along with TAAS, the Tower Control Computer Complex (TCCC) will be implemented at Airport Traffic Control Towers (ATCT).  (21-12)

1.3.1	Scope of F&E Work.  Site preparation at ARTCCs and ATCTs, including renovation and/or construction to accommodate AAS processors, controller work stations, and associated equipment.  Prepare training facility areas.  Remove equipment and renovate equipment rooms.  For ATCTs, work may include support of installation, integration, test, and shakedown of ATC systems.

1.4.0	Area Control Facilities (ACF).  Consolidation of en route and terminal functions into a common Area Control Facility. (21-15)

1.4.1	Scope of F&E Work.  Primary efforts post-1995.  Phase I (Pre-ACF) activities are contained in other programs, e.g., installation/commissioning of AAS, ARTCC building expansions, ATCT/TRACON establishment/replacement, new communications networks, new airport facilities, etc.

1.5.0	ARTS IIA Interface with Mode-S/ASR-9.  Develop and implement the necessary hardware and software modifications to allow ARTS IIA to accept Mode-S and ASR-9 sensor data.  (22-09)

1.5.1	Scope of F&E Work.  Installation of modification kits plus cables and software.  Participation in testing efforts.

1.6.0	Terminal Voice Switch Replacement (TVSR).  A modern voice communications switch and control system to accommodate future tower construction and modernization.  (22-12)

1.6.1	Scope of F&E Work.  Provide TOR.  Provide cable raceways for turnkey equipment, required power and panels.

1.7.0	ATCT/TRACON Establishment, Replacement and Modernization.  The establishment, replacement or modernization of Airport Traffic Control Towers (ATCT's) or Terminal Radar Approach Control facilities (TRACON's) as needed to meet operational requirements.  (22-13)

1.7.1	Scope of F&E Work.  Varied degree of effort, dependent on scope of work; i.e., to establish, relocate or modernize towers, add operating positions, restore old sites, environmental remediation, etc.

1.8.0	Establish Flight Service Automation System (FSAS). Replacement and consolidation of existing manual Flight Service Stations (FSSs) and enhancement of Model 1, Automated Flight Service Stations (AFSSs) into Model 2 AFSSs.  (23-01)

1.8.1	Scope of F&E Work.  Prepare ARTCCs and FSSs space to receive FSAS equipment and software.  Provide RE and/or TOR. Remove and dismantle equipment at existing manual FSSs.  Provide site preparation for and installation of engine generator, consoles, power distribution, etc.  Consolidate, relocate, or install new equipment at the FSS.  Plant site preparation and/or environmental remediation may be required.

1.9.0	Central Weather Processor (CWP).   The automation of weather-data processing and dissemination of real-time weather to meteorologists and controllers.  (23-02)

1.9.1	Scope of F&E Work.   Provide site preparation for turnkey electronics, e.g., power, cables, ducts, etc.  Provide TOR.  Participate in system integration and checkout.

1.10.0	Weather Message Switching Center (WMSC) Replacement. Replacement of WMSC equipment with state-of-the-art equipment. WMSC replacement processors and related peripherals will be located at each of the two National Airspace Data Interchange Network (NADIN) switch sites, Salt Lake City and Atlanta.  (23-04)

1.10.1	Scope of F&E Work.  Site preparation, e.g., power, cables, etc.  Provide TOR at two NADIN Switch sites, Salt Lake City and Atlanta.  Restoration work at Kansas City National Communications Center (NATCOM), the present WMSC area.

1.11.0	Aeronautical Data-Link (ADL).  The interface between Mode-S equipped aircraft and weather information and ATC services resident in the NAS.  (23-05)

1.11.1	Scope of F&E Work.  Minimal site preparation for turnkey, e.g., power, ducts, etc.  To be installed at each ARTCC, FAA Technical Center and Academy.  Provide TOR.

1.12.0	Automated Weather Observing System (AWOS).  Installation of automated systems used to observe, read, send, determine, warn, or display parameters related to weather conditions at airports or FAA facilities.  Also includes connection to and installation of AWOS data acquisition system (ADAS) at ACFs.  (23-09)

1.12.1	Scope of F&E Work.  Provide site survey, site preparation, involvement and drawings (plan views).  Provide power and communications availability.

1.13.0	Integrated Communications Switching System (ICSS).  Implementation of integrated telephone/radio services, computer-controlled circuit reconfiguration and other advanced features.  (23-13)

1.13.1	Scope of F&E work.   Site preparation for ICSS and other communications equipment.  May be combined with ATCT/TRACON modernization projects.  Type 2 system (large TRACONS 16 to 80 positions) may be implemented as part of ACF program.

1.14.0	Communication Facilities Consolidation/Network.  Consolidation of remote communications outlets into a lesser number and dismantling of unused facilities.  (24-02)

1.14.1	Scope of F&E Work.  Establishment of Remote Communications Facilities (RCFs) by location; collocation of equipment and modernization of existing facilities.  Site preparation of some new locations (buildings) may be required. Scope of work determined on an individual case-by-case basis. Includes dismantling old facilities.

1.15.0	VORTAC Program.  Relocation, conversion, addition or deletion of VORTAC facilities.  VORTAC facilities include VOR, DVOR, VOT, and DME.  (24-03)

1.15.1	Scope of F&E work.  Accomplishment of modifications required to prepare for turnkey.   Replacements, relocations, deletions and establishments will be generated as part of the VORTAC networking plan.

1.16.0	Microwave Landing System (MLS).  Phase 1 is the establishment of approximately 464 MLS's as a more flexible replacement for the ILS.  MLS phase 2 is included in the CIP as project 34-07.  (24-07)

1.16.1	Scope of F&E Work.  Provide data for environmental impact assessments/statements; provide Resident Engineers (RE's) and/or TOR's.  Where power is not readily available on an individual case-by-case basis, may have to provide power/transformers to point where turnkey contractor picks up installation efforts.

1.17.0	Runway Visual Range (RVR).  Upgrade and establish RVR equipment at airports to provide a standard real-time method of measuring visibility along runways in support of precision approaches.  (24-08)

1.17.1	Scope of F&E Work.  Site selection and preparation, power and control cabling, and equipment installation and test.

1.18.0	Visual NAVAIDS (VISAIDS).  The implementation, improvement, retrofit, or standardization of lighting systems used for visual guidance at airports.  (24-09)

1.18.1	Scope of F&E Work.  Involves MALSR, REIL, VASI, PAPI and ODALS.  Includes site selection, site preparation, equipment installation and adjustment, and flight check.

1.19.0	Direction Finder (DF).  The establishment, relocation, and upgrading of DF equipment to provide expanded and improved coverage.  (24-11)

1.19.1	Scope of F&E Work.  Replace tube-type equipment with solid-state equipment.  Results of networking studies will generate relocates/collocates and establishments requirements. Perform environmental studies, surveys, site preparations and electronics installations.  Provide RE/TOR.

1.20.0	Terminal Radar (ASR) Program.  The replacement of all tube type 4/5/6 Radar Systems with solid-state systems.  May involve the replacement of solid-state ASR-7/8 equipment with ASR-9s at selected locations and the subsequent reinstallation of the replaced ASR-7/8s at ASR-5/6/7 locations (Leapfrog Program), as well as the direct replacement of ASR-4/5/6 facilities at selected locations with ASR-9 equipment.  Also includes the relocation of ATC Beacon interrogator (ATCBI-5) equipment as required and the establishment of additional ASR facilities as required.  (24-13)

1.20.1	Scope of F&E Work.  At ASR-4/5/6 sites accomplish site preparation required to receive ASR-9 equipment, using existing building and power.  For leapfrog ASR-4/5/6 sites receiving ASR-7/8 systems, perform total regional effort (electronics and plants) to install new equipment in the existing buildings.  ATCBI relocations may be included.  May include removal and disposal of ASR 4/5/6 equipment and refurbishment of ASR-7/8 equipment.

1.21.0	Long Range Radar (LRR) Program.  Upgrades older radar, procures new ARSR-4 radars and relocates ARSR-3 equipment removed from old sites, and the modernization of tube-type LRR systems. Also provide for expansion of joint use military radar to supplement existing coverage in the en route air space.  (24-15)

1.21.1	Scope of F&E Work.  Accomplish required rehabilitation of buildings, towers, roads, equipment, etc.  Installation of the electronics/antenna systems are planned for accomplishment by turnkey contract.  Mobile Emergency Radar Facilities (MERF) installations may be required for in-service change out.  Relocate equipment required to effect in-service change out.  Some site relocates may be required.  If so, prepare environmental documentation and all work necessary to prepare new site for turnkey installation.

1.22.0	Weather Radar Program.  Provide a nationwide network Next Generation Weather Radar (NEXRAD) for en route and terminal Doppler weather radar capable not only of aircraft detection, but for providing real-time weather information to meteorologists, controllers, FSS specialists and pilots.  (24-16)

1.22.1	Scope of F&E Work.  Provide packages for interface with CWPs.  Locate and accomplish site preparation, provide roads, power, grading, and environmental impact assessment, etc.

1.23.0	Terminal Doppler Weather Radar (TDWR).  TDWR will provide warnings of hazardous weather conditions, especially wind shear and microburst.  (24-18)

1.23.1	Scope of F&E Work.  Provide for site selection, site preparation, power, and environmental impact assessments, and construct roads, etc. for turnkey installation of TDWR equipment. Provide TORs/REs.

1.24.0	Data Multiplexing (DMN) Network.  Installation, integration, and testing of high-speed MUX modems, discrete multiplexers, a network management system, automation calling equipment and associated equipment, in order to achieve lower leased-line costs, higher reliability and increased data capacity.  (25-02)

1.24.1	Scope of F&E Work.  Provide site preparation for and installation of multiplexing equipment at ARTCCs, radars, terminal facilities and FSAS/FSDPS facilities.

1.25.0	Radar Microwave Link (RML) Replacement and Expansion.  Replacement of existing hybrid of FAA-owned and leased landlines, radio links and satellite media with a national area transmission system utilizing Radio Communication Link (RCL) equipment.  (25-03)

1.25.1	Scope of F&E Work.  Remove existing equipment, including engine generators and Power Conditioning Systems (PCS's).  Based on national network design, accomplish site surveys and preparation, construct roads, provide power, conduct environmental assessments, construct/rehabilitate buildings, towers, etc.  Provide TORs/REs.  Provide site preparation required for turnkey installation.

1.26.0	Radio Control Equipment (RCE).  Replacement of existing signaling/tone control equipment with standardized modular digital remote control equipment for ARTCCs/RCAGs, FSSs/RCOs and ATCTs/RTRs application and associated remote facilities.  (25-08)

1.26.1	Scope of F&E Work.  Accomplish site preparation for replacement of present signaling tone control equipment with standardized modular remote control equipment at ARTCC, ATCT/TRACON, FSS, RCAG, RCO, and RTR facilities.

1.27.0	Remote Maintenance Monitoring System (RMMS).  Establishment of a system to enable maintenance, monitoring, control, and certification accomplishment from a central location.  Consisting of processors, software, concentrators, and consoles. (26-01)

1.27.1	Scope of F&E Work.  Prepare space, power, grounding as required.  Provide TOR for turnkey installation of En Route and General NAS Sector MPS's and MPS enhancements.

1.28.0	Maintenance Control Center (MCC).  Establishment of work centers for performing routine maintenance, system monitoring, and dispatching personnel for necessary on-site maintenance.  (26-04)

1.28.1	Scope of F&E Work.  Locate adjacent to Maintenance Processor System (MPS).  Fabricate desk, partitions, etc. at General NAS (GNAS) Sectors and as required, at ARTCC Sectors.

1.29.0	ARTCC Building Modernization.  Provides for ARTCC facility rehabilitations/expansions, HVAC improvements, asbestos control, wiring replacement, and security, grounds, roofing, and other upgrades.  (26-09)

1.29.1	Scope of F&E Work.  Accomplish work effort coordination, site preparation and other activities required for HVAC replacement, refurbish interiors, asbestos control, OSHA compliance, security enhancements, energy conservation, upgrading roads, grounds, parking lots, reroofing, and etc. to modernize the ARTCCs.

1.30.0	Provide ARTS IIIE Upgrades for Select Air Traffic Facilities.  Provides upgrades at selected ARTS IIIA facilities to accommodate growth in air traffic and continue the present levels of air traffic control services and reliability until implementation of the AAS.  This project will implement an enhanced system architecture based on proven hardware/software upgrades provided to the New York TRACON.  (32-04)

1.30.1	Scope of F&E Work.  Installation of modification kits plus cables and software.  Participation in testing efforts.

1.31.0	Expand ARTS IIA Capacity and Provide MCI Capability.  Provides more ARTS IIA peripheral processors to support increases in aircraft tracking and transponder equipage, and the addition of Mode C Intruder capability.  (32-06)

1.31.1	Scope of F&E Work.  Installation of modification kits plus cables and software.  Participation in testing of modified systems.

1.32.0	Enhanced Terminal Voice Switch (ETVS).   A new generation of communication switches to meet the ATC requirements in the terminal area.  The ETVS will provide access to air/ground and ground/air facilities and interface to AAS, backbone networks.  (32-12)

1.32.1	Scope of F&E Work.  Provide TOR.  Provide raceways for turnkey installed equipment, required power and panels. (Requirements may change as project develops.)

1.33.0	ATCT Establishment.  Establishes terminal air traffic control services at new ATC facilities and provides for FAA assumption of ownership and maintenance of selected sponsor-owned towers.  (32-13)

1.33.1	Scope of F&E Work.  Varied degree of effort, dependent on type of tower to be established, may include site selection, site preparation for national designed tower, environmental and economic studies, electronic equipment test, installation and/or relocation, provide REs/TORs, etc.

1.34.0	Establish/Expand Digital BRITE.  Acquire additional Digital Bright Radar Indicator Tower Equipment (DBRITE) to establish radar displays and interface capabilities for satellite ATCTs that do not have radar.  Systems will also be provided to expand service at those sites currently operational with DBRITE. (32-16)

1.34.1	Scope of F&E Work.  Expand DBRITE systems, install display systems for satellite ATCT's which do not have ATC radar information available.

1.35.0	Expand ARTS IIIA Capacity and Provide Mode C Intruder (MCI) Capability.  Provides additional ARTS IIIA input/output processors to support increases in aircraft tracking and transponder equipment, including the addition of a Mode-C Intruder capability.  (32-20)

1.35.1	Scope of F&E Work.  Installation of modification kits plus cables and software.  Participation in testing efforts.

1.36.0	Dallas/Fort Worth Metroplex.  Provides for the establishment, expansion, and modernization of FAA facilities and equipment needed to increase capacity and efficiency of aircraft operations at new/expanded commercial service airports in the Dallas/Fort Worth area.  (32-22)

1.36.1	Scope of F&E Work.  Installation of equipment in new tower and/or TRACON, provide:  power, cables, raceways, integration testing and system shakedown.

1.37.0	Establish New Chicago TRACON Facility.  Establish a new Chicago Terminal Radar Approach Control facility away from O'Hare Airport.  (32-24)

1.37.1	Scope of F&E Work.  Prepare new TRACON for installation of equipment, may include installation and test of equipment in new TRACON, provide: power, cables, raceways, integration testing and system shakedown.

1.38.0	Southern California TRACON (SCT).  The SCT involves consolidation of five Southern California ARTS III TRACONs into a common facility located in San Diego, California.  (32-26)

1.38.1	Scope of F&E Work.  Installation of consoles and associated equipment, provide:  power, cables, raceways, integration testing and system shakedown.

1.39.0	DOD/FAA ATC Facility Transfer/Modernization.  Provide for the transfer of operations of several DOD approach control facilities into existing FAA facilities; consolidation of other DOD approach control facilities into ACFS; and modernization of the Guam combined center radar approach control and the Edwards AFB radar approach control facilities.  (32-27)

1.39.1	Scope of F&E Work.  Varied degree of effort, dependent on individual site requirements, i.e., site survey to determine efforts necessary to transition or upgrade DOD   operational facilities for use in civil ATC operations.  Perform environmental studies, electronic equipment installation and test.

1.40.0	DOD Base Closures.   Public Law provides for closure of numerous military establishments.  A number of these establishments provide civilian ATC functions and will require the FAA to assume air traffic control services of the affected airspace.  This will require FAA to equip and upgrade these facilities for civilian use.  (32-28)

1.40.1	Scope of F&E Work.  Varied degree of effort, dependent individual site requirements, i.e., site survey to determine efforts necessary to transition DOD operational facilities into FAA civilian air traffic operations.  Perform environmental studies, electronic equipment installation and test.

1.41.0	Establish Additional Radar Positions.  Install necessary equipment at automated Level IV and V TRACONs that will provide additional terminal radar approach control services to meet increased capacity requirements.  Replaced older equipment will be refurbished and redistributed for reuse at other ARTS facilities.  (32-29)

1.41.0	Scope of F&E Work.  Installation of additional displays, provide power, cables, ducts, etc.  Provide TOR, participate in system integration and checkout.

1.42.0	AFSS Support Space.  This project provides additional Automated Flight Service Station operational support space at multiple AFSS locations, and addresses deficiencies in power, heating, venting, and air conditioning (HVAC) systems.  (33-20)

1.42.1	Scope of F&E Work.  Varied degree of effort, dependent on individual site requirements, i.e., to add power, HVAC, prepare space for operational use, add operating positions, etc.  Provide REs and/or TORs.

1.43.0	Establish Locator Outer Markers (LOM).  Provides additional off-the-shelf LOMs using a nondirectional beacon for existing and planned instrument landing system installations.  These systems provide fixes and transition routes for ILS approaches. (34-04)

1.43.1	Scope of F&E Work.  Site selection and preparation, power and control cabling, equipment installation, and checkout.

1.44.0	Instrument Landing System (ILS).  Additional ILSs will be acquired for upgrading existing or establishing new systems. These new systems will provide precision approach guidance for aircraft until transition to the microwave landing system is accomplished.  (34-06)

1.44.1	Scope of F&E Work.  Site selection and preparation, power and control cabling, equipment installation, and checkout.

1.45.0	Microwave Landing System (MLS) - Production Phase II.  Phase II of the MLS program (see project 24-07 for Phase 1) will provide an MLS at each ILS site and additional systems for qualifying locations.  (34-07)

1.45.1	Scope of F&E Work.  Site selection and preparation, power and control cabling, equipment installation, and checkout.

1.46.0	Runway Visual Range (RVR) Establishment.  RVR systems will be acquired for locations with increased operations and new locations arising from the construction of airports, runways, and runway extensions.  (34-08)

1.46.1	Scope of F&E Work.  Site selection and preparation, power and control cabling, equipment installation, and checkout.

1.47.0	Establish Visual Navaids for New Qualifiers.  This project will provide lighting systems (e.g., MALSR, ALSF-2, REIL, PAPI, or ODALS) and remote radio control equipment at airports to meet air traffic requirements, new airport establishments, and new runway construction.  (34-09)

1.47.1	Scope of F&E Work.  Involves MALSR, REIL, VASI, PAPI, and ODALS.  Includes site selection and preparation, power and control cabling, equipment installation, and flight check.

1.48.0	Air Traffic Control Beacon Interrogator (ATCBI).  ATCBI units will be acquired to established required surveillance capability at newly qualifying ATC facilities.  (34-12)

1.48.1	Scope of F&E WORK.  Site selection and preparation, provide roads power and environmental assessments.  May be in conjunction with establishment of primary radar.

1.49.0	Terminal Radar Digitizing, Replacement, and Establishment.  Provides digitized radar data for use with AAS equipment.  Digitized radar will also be provided for terminals which require radar replacement and for those terminals expected to qualify for radar approach control by the year 2000.  (34-13)

1.49.1	Scope of F&E Work.  Provide for interface with AAS equipment and change out of analog type equipment as required.

1.50.0	Additional Airport Surface Detection Equipment (ASDE) Establishment.  ASDE provides surveillance of aircraft and ground vehicles on the airport surface.  This project will acquire and install additional ASDE radars with runway incursion detection capability at high-activity airports.  (34-14)

1.50.1	Scope of F&E Work.  Prepare ATCT for installation of ASDE equipment on top of tower cab.  In some instances remote towers may be required.  Install and test ASDE equipment.

1.51.0	Surveillance System Enhancements.  This project will improve the timing, tracking, and display of aircraft position data and the orderly transition of the ATC system from the present configuration to the ACF environment.  (34-20)

1.51.1	Scope of F&E Work.  Project under development.

1.52.0	Communications Facilities Expansion.  This project will establish additional remote communications capabilities by expanding, relocating, or establishing new remote communications facilities.  (34-23)

1.52.1	Scope of F&E Work.  Involves RCAGs, RCOs, and RTRs. Includes site selection and preparation, power and control cabling, equipment installation, and checkout.

1.53.0	National Airspace Data Interchange Network (NADIN) II Continuation.  This project will provide for Phase II growth to the National Airspace Data Interchange Network II Packet Switched Network (PSN) which supports new requirements for network expansion/enhancement not covered under NADIN Phase I.  (35-07)

1.53.1	Scope of F&E Work.  Site preparation, e.g., power, cables, etc. to support Network Control Centers (NCCs) at Atlanta and Salt Lake City, and support node and packet switches at the 20 conus ARTCCs, the NY TRACON and other sites.  Provide TOR at two NADIN NCCs sites, Salt Lake City and Atlanta.

1.54.0	Interfacility Data Transfer System for Edwards AFB RAPCON.  This project provides for development of systems software that will support interfacility data transfer between Edwards AFB and the Los Angeles ARTCC.  (35-20)

1.54.1	Scope of F&E Work.  Installation of modification kits plus cables and software.  Participation in system integration and testing.

1.55.0	ARTCC/ACF Support Space.  Additional ARTCC/ACF space is required to accommodate increased staffing levels and functional requirements.  These additions will resolve shortfalls within the current ARTCC facilities and provide for future space requirements as TRACON consolidation occurs.  (36-20)

1.55.1	Scope of F&E Work.  Reconfiguration of existing space in the ARTCCs to accommodate future ATC operational consolidations and equipment installations.

1.56.0	ATCT/TRACON Modernization.  Modernizes terminal facilities by increasing tower cab height to improve visibility, replacing obsolete equipment, and rehabilitating space in support of growth and expansion.  (42-13)

1.56.1	Scope of F&E Work.  Varied degree of effort, dependent on scope of work required to modernize towers, add operating positions, restore older equipment, etc.

1.57.0	ATCT/TRACON Replacement.  Replaces facilities that have exceeded their economic life cycle with air safety enhancements to meet operational requirements.  (42-14)

1.57.1	Scope of F&E Work.  Provide site preparation for and installation of engine generator, consoles, power distribution, etc.  Consolidate, relocate, or install new equipment at the ATCT.  Plant site preparation may be required.

1.58.0	Sustain San Juan Facilities.  Replaces/upgrades the Combined Center Radar Approach Control (CERAP) operation until consolidation into an ACF.  Also upgrades the IFSS to an automated IFSS.  (42-22)

1.58.1	Scope of F&E Work.  Replace/upgrade engine generator, consoles, power distribution, and consolidate, relocate, or install new equipment at the CERAP.

1.59.0	National Graphic Weather Display System (GWEDS).  Provide a uniform near real-time GWEDS capability at Automated Flight Service Stations for timely dissemination of weather information and flight hazards to pilots.

1.59.1	Scope of F&E Work.  Project F&E work definition and schedule under development.

1.60.0	Meteorological Weather Processor (MWP) II.  This project will extend the current level of service and performance and availability.  MWP II will add new capabilities and enhancements.

1.60.1	Scope of F&E Work.  Projected F&E work definition and schedule under development.

1.61.0	Provide FSAS Power Conditioning Systems.  Provides power conditioning equipment and battery backup at AFSSs to improve power availability.  (43-03)

1.61.1	Scope of F&E Work.  Site preparation for installation of power conditioning system, may require installation or replacement of older standby power systems to allow PCS to operate efficiently.

1.62.0	FSAS Computer Replacement.  Develops the requirements and procurement methodology for replacement of current flight service automation system equipment.  (43-04)

1.62.1	Scope of F&E Work.  Site preparation at FSDPS, AWP, and AFSS sites to accommodate replacement of current computer systems.  Remove equipment, renovate equipment rooms, may also include installation and system shakedown testing.

1.63.0	Upgrade Low Level Windshear Alert System (LLWAS) to Expanded Network Configuration.   Significantly increases the effectiveness of the LLWAS by integrating LLWAS with TDWR when both sensors are collocated, and by evaluating ice-free LLWAS sensors.  (43-12)

1.63.1	Scope of F&E Work.  For new LLWAS installations; provide site selection and preparation, environmental assessments as required, install towers/poles, provide power to tower/poles, ATCT wiring from master stations to TRACON and tower cab.  For existing sites; prepare for replacement of existing sensors and provide for increasing the number of sensor at some airports.

1.64.0	A/G Communication Radio Frequency Interference (RFI) Elimination.  Provides selected Remote Communication Facilities (RCFs) with modern Air/Ground radio equipment and ancillary equipment to improve operational performance and resolve RFI problems.  (44-03)

1.64.1	Scope of F&E Work.  Accomplishment of modifications required to eliminate crowded antenna conditions, reduce RFI problems, and replace older communications equipment. Relocations, deletions, and establishments will be generated as part of the RFI Elimination Plan.

1.65.0	A/G Radio Replacement.  Provides remote communications facilities with modem radio transmitter, receiver, and transceiver equipment to ensure the integrity of air/ground voice communications.  (44-04)

1.65.1	Scope of F&E Work.  Prepare site to receive new generation of communications equipment, remove older equipment, install check and test new equipment.

1.66.0	Interim Backup Emergency Communications (BUEC) Improvement.  Provides additional BUEC equipment at ARTCCs in response to expanded Air Traffic requirements.  (44-05)

1.66.1	Scope of F&E Work.  Accomplish site preparation for new generation of communications equipment, remove old equipment install, checkout, and test new equipment.

1.67.0	Emergency Transceiver Replacement.  Replaces obsolete emergency transceivers at ATCTs and TRACONs.  (44-07)

1.67.1	Scope of F&E Work.  Prepare site to receive new generation of communications equipment, remove older equipment, install, check, and test new equipment.

1.68.0	Low-Power TACAN Antennas.  Replaces obsolete Tactical Air Navigation (TACAN) antennas with low-power antennas which can operate from a backup battery, eliminating the need for engine generator backup power.  (44-12)

1.68.1	Scope of F&E Work.  Remove old mechanical TACAN antenna install new solid state antennas, at most sites, remove engine generator, fuel tank, perform environmental clean up of the site as necessary, install battery backup power system.

1.69.0	Sustain VOR/VORTAC.  Enhances second generation technology to permit VORTAC to meet NAS operational requirements. (44-14)

1.69.1	Scope of F&E Work.  Install Remote Maintenance Monitoring (RMM) retrofit kits and TACAN battery backup modification kits, checkout and test modifications.

1.70.0	AN/GRN-27 ILS Replacement.  Replaces the current AN/GRN-27 Instrument Landing Systems which have severe logistics support problems.  Replacement units will have RMM capabilities. (44-20)

1.70.1	Scope of F&E Work.  Accomplish site preparation for replacement of Instrument Landing System equipment with new generation ILS equipment at existing locations.  Install, checkout, and assist in flight test of new ILSs.

1.71.0	Wilcox CAT II/III ILS Replacement.  Replaces all obsolete Wilcox CAT II/III Instrument Landing System units with equipment which will have an embedded RMM capability.  (44-21)

1.71.1	Scope of F&E Work.  Accomplish site preparation for replacement of existing ILS equipment with new generation of equipment at existing locations.  Install, checkout and assist in flight test of new ILSs.

1.72.0	Replace Mark IA/lB/lC ILS.  Replaces Mark IA, IB, and IC Instrument Landing Systems which have maintenance and support problems.  (44-22)

1.72.1	Scope of F&E Work.  At CAT I Mark IA site accomplish site preparation for replacement of existing ILSs with new generation equipment.  Install checkout and assist in flight test of new ILSs.

1.73.0	Takeover of AIP/ADAP Funded Non-Federal ILS and Associated Equipment.  Public law takeover of AIP/ADAP funded Instrument Landing Systems.  Nonstandardized systems are to be modified for inclusion into the FAA inventory.  (44-23)

1.73.1	Scope of F&E Work.  These facilities usually require extensive refurbishment to meet FAA standards due to improperly buried cables, construction of light supports and sizing of engine generators and other features.  Installation of modification, checkout, and flight testing will be required.

1.74.0	ILS and Visual Navaids Engineering and Sparing.  Provides continued engineering support of deployed Instrument Landing Systems and visual navaids.  Also replaces all localizer Traveling Wave Antennas (TWAs) and associated radio frequency distribution networks.  (44-24)

1.74.1	Scope of F&E Work.  Replace Localizer antenna arrays with new antennas under development.

1.75.0	RVR Replacement.  Replacement of obsolete Tasker 500 Runway Visual Range systems.  (44-29)

1.75.1	Scope of F&E Work.  Prepare site to receive new generation of RVR  equipment, remove older equipment, install, checkout, and test new equipment.

1.76.0	Sustain DME.  Replaces outdated Distance Measuring Equipment collocated with ILS and terminal NDBs with modern units which have RMM capability.  (44-30)

1.76.1	Scope of F&E Work.  Prepare site to receive new generation of DME equipment, remove older equipment, install checkout and test new equipment.

1.77.0	Replace Type FA9964 Direction Finder (DF).  Replaces obsolete FA9964 DF systems in Automated Flight Service Stations. (44-31)

1.77.1	Scope of F&E Work.  Prepare site to receive new generation of DF equipment, remove older equipment, install checkout and test new upgraded solid state equipment.

1.78.0	Airport Lighting System Improvement Program (ALSIP) Continuation.  The ALSIP continues the retrofit of runway lights with low-impact, frangible approach light supports.  (44-33)

1.78.1	Scope of F&E Work.  Involves site preparation, removal and disposal of existing equipment, installation of replacement equipment, system adjustments and assist in flight check.

1.79.0	LORAN-C Monitors and Transmitter Enhancements.  Modifies Long Range Navigation signal monitors to recognize new midcontinent gap transmitters, relocates some units to maximize system capability, and enhances monitors to upgrade performance. (44-35)

1.79.1	Scope of F&E Work.  Installation and check of modification kits at existing sites.  For relocation sites; perform site selection and preparation, install power and control cabling, accomplish equipment installation, and checkout.

1.80.0	Sustain/Relocate ARSR.  Relocates long range Air Route Surveillance Radars to enhance and improve airspace coverage to meet Air Traffic requirements.  (44-39)

1.80.1	Scope of F&E Work.  Accomplish required rehabilitation of buildings, towers, roads, and/or electronic equipment.  Install modification kits.  At relocation sites prepare environmental documentation and all work necessary to prepare site for installation of relocated radar.  Mobile Emergency Radar Facilities (MERF) installations may be required for in-service change out.  Relocate equipment required to effect in-service change out.

1.81.0	Long Range Radar Improvements.  Improves the current inventory of long range radars by extending their useful life.  (44-40)

1.81.1	Scope of F&E Work.  Accomplish required rehabilitation of buildings, towers, roads, clean up cable trays, correct grounding problems, etc., install modification kits.

1.82.0	Long Range Radar Radome Replacement.  Replaces obsolete radomes at long range radar sites and those radomes that are not compatible with Mode-S antennas.  (44-42)

1.82.1	Scope of F&E Work.  Remove and dispose of old radome and install new Mode-S compatible radome.

1.83.0	Radar Pedestal Vibration Analysis.  Provides vibration monitoring sensors on radar pedestals and vibration analysis equipment to analyze the monitored data.  (44-43)

1.83.1	Scope of F&E Work.  Install vibration monitoring sensors on radar pedestals.

1.84.0	Air Traffic Control Radar Beacon System (ATCRBS) Relocation.  Provides relocation of the newer ATCBI systems replaced by Mode-S or the ASR-9 optional systems at sites that currently use the tube-type ATCBI-3 as well as certain RBPM locations.  (44-45)

1.84.1	Scope of F&E Work.  Prepare environmental documentation and all work necessary to prepare site for installation of relocated ATCBI equipment.  Provide for relocate of equipment required to accomplish in-service change out.  Mobile Emergency Radar Facilities (MERF) installations may be required for in-service change out.

1.85.0	Air Traffic Control Beacon Interrogator (ATCBI) Replacement.  Replaces aging and obsolete ATCBI equipment with Mode-S compatible units to establish a complete secondary radar system.  (44-46)

1.85.1	Scope of F&E Work.  At ATCBI-3/4/5 sites accomplish site preparation required to receive replacement beacon equipment, using existing building and power.  Actual equipment configuration will depend upon results of the MODE-S alternative study.

1.86.0	AN/FPS-117 Beacon Improvement.  Improves beacon performance of USAF FPS-117 minimally attended radar systems in Alaska to allow use of Air Traffic separation standards.  (44-48)

1.86.1	Scope of F&E Work.  Install modifications and upgrade kits to existing AN/FPS-117 military radar equipment to bring to FAA standards.

1.87.0	Sustain/Relocate ASR.  Relocates and refurbishes terminal Airport Surveillance Radars after initial deployment due to new construction or changes in air traffic volume.  (44-60)

1.87.1	Scope of F&E Work.  Accomplish required rehabilitation of buildings, towers, roads, etc., install modification kits.  At relocation sites prepare environmental documentation and all work necessary to prepare site for installation of relocated radar. Mobile Emergency Radar Facilities installations may be required for in-service change out.  Relocate equipment required to achieve in-service change out.

1.88.0	DMN Continuation.  Continues and completes Phase III of the Data Multiplexing Network effort to provide circuit end equipment for data transmission requirements.  (45-02)

1.88.1	Scope of F&E Work.  Provide site preparation for and installation of multiplexing equipment at ARTCC's, radars, terminal facilities and FSAS/FSDPS facilities.

1.89.0	Expansion/Reconfiguration of Low Density Radio Communications Link (LDRCL).  Provides the interfacility communications system with the ability to establish a microwave LDRCL to support new NAS requirements not previously covered under the RML replacement program.  (45-05)

1.89.1	Scope of F&E Work.  Based on RML network design, accomplish-site surveys and preparation, roads, power, environmental assessments, buildings, towers, etc.  Provide TORs/REs.

1.90.0	Expansion/Reconfiguration of Routing and Circuit Restoral (RCR).  This project continues the modernization of digital switching and multiplexing equipment to restore and reroute critical NAS voice and data services.  (45-06)

1.90.1	Scope of F&E Work.  Provide site preparation and installation of RCL nodes in ARTCCs.

1.91.0	Critical Telecommunications Support.  Establishes resources and provides equipment to reduce dependence on leased telecommunications, and implements FAA-owned airport telecommunications.  (45-20)

1.91.1	Scope of F&E Work.  Accomplish site preparation and installation of mini demarcation systems, automated line test equipment, RCL drop and insertion equipment, NADIN IA memory enhancements and RCL circuit diversity enhancements.

1.92.0	Establish Alaska NICS (ANICS) Satellite Network.  Provides for the establishment of an FAA owned, reliable, and cost effective Alaskan region NAS Interfacility Communications System using satellite technology.  (45-24)

1.92.1	Scope of F&E Work.  Site selection and preparation to include roads, power, buildings, towers and equipment installation, and checkout of ground stations.

1.93.0	Sustain RMMS.  Enhances the maintenance automation capability by expanding the existing Remote Maintenance Monitoring System network, replacing aging commercial off-the-shelf (COTS) components, and upgrading existing maintenance automation software.  (46-01)

1.93.1	Scope of F&E Work.  Project under development.

1.94.0	MCC Enhancements.  Enhances/upgrades Maintenance Control Centers in all Airway Facilities Sectors.  Backup power to sustain sector MCC operation during extended power outages will be added to the MCCs.  (46-04)

1.94.1	Scope of F&E Work.  Project under development.

1.95.0	Airport Cable Loop Systems Sustained Support.  Provides for the continuance of the airport cable loop project by upgrading power and signal distribution systems at Level III, IV, and V airports.  (46-05)

1.95.1	Scope of F&E Work.  Work includes; trenching, adding/upgrading duct banks, installation/replacement of signal and power cables on and around airports.

1.96.0	Power Systems Sustained Support.  Provides the optimum type and quality of main and standby electrical power (and grounding) to reduce electrical interference, operating cost, and energy consumption at NAS facilities.  (46-07)

1.96.1	Scope of F&E Work.  Refurbish, overhaul, and replace aging power systems; including power conditioning systems, engine generators, batteries and power switching equipment.  Correct grounding problems and other task to assure high quality reliable power.

1.97.0	Modernize and Improve FAA Buildings and Equipment Sustained Support.  Develops new standard facility designs for upgrading or replacement of buildings and plant equipment which house and support NAS navigation, communications, surveillance, and visual/electronics landing systems.  (46-08)

1.97.1	Scope of F&E Work.  Accomplish various requirements for rehabilitation or improvements of electrical systems, grounds, roads, mechanical systems, HVAC, building roofs, structures, fencing, and other appurtenances at other than ATCTs and ARTCCs.

1.98.0	Sustain ARTCC/ACF Facilities.  Provides for rehabilitation or replacement of various components of original ARTCC/ACF facilities as they become obsolete or require refurbishment.  (46-09)

1.98.1	Scope of F&E Work.  Accomplish coordination, site preparation and other activities required for HVAC replacement, refurbish interiors, asbestos control, OSHA compliance, security enhancements, energy conservation, upgrading roads, grounds, parking lots, reroofing, and etc.

1.99.0	Continued General Support.  Provides continued general support for NAS initiatives and activities.  Included are regional originated projects that respond to changing routes, hubbing, or airspace resectorization, and small nonrecurring national programs not covered in other CIP projects.  (46-16)

1.99.1	Scope of F&E Work.  This program includes local project, regional originated projects and other projects not specifically included in other CIP programs.  Provide site preparation, equipment installation, equipment relocation, general drafting, etc., on a case-by-case basis.  The accomplishment of OSHA and environmental compliance type work, along with encapsulation of asbestos or asbestos products may also be required.

1.100.0	Fuel Storage Tanks.  Replaces/removes leaking underground fuel storage tanks and provides monitoring of underground storage tanks.  (46-22)

1.100.1	Scope of F&E Work.  Remove, replace, dispose of, and provide for monitoring of fuel storage tanks.  Accomplish site cleanup and decontamination of fuel storage sites.

1.101.0	Environmental Cleanup.  Provides for the cleanup and removal of all hazardous substances at contaminated FAA facilities.  (46-23)

1.101.1	Scope of F&E Work.  Provide site investigation, site assessment of environmental damages and accomplish removal and

restoration of site.

1.102.0	ATCT Safety Upgrades.  Upgrades ATC tower facilities to current OSHA life fire safety standards.  (46-26)

1.102.1	Scope of F&E Work.  Accomplish modifications to existing tower facilities to provide for OSHA and personnel safety compliance, and asbestos encapsulation or removal.

1.103.0	NAS Recovery Communication (RCOM).  Ensures a capability exists for a national FAA network of command and control communications during national emergency if normal telecommunication between facilities is interrupted.  (46-28)

1.103.1	Scope of F&E Work.  Provides for National Radio Communications System (NARACS) expansion and upgrade, which includes replacement for existing NARACS hardware deemed obsolete or unsupportable.  Provides for continued expansion of the secure telephone network.

1.104	ARTS IIIA Peripheral Adapter Module (PAM) Modernization.  This project modernizes the ARTS IIIA PAM by emulating its functions (IMT, TTY, and ICA) with state-of-the-art capability to enhance its efficiency and supportability.  (52-21)

1.104.1	Scope of F&E Work.  Installation of modifications at ARTS IIIA sites to replace the ARTS IIIA PAM.

1.105.0	System Support Laboratory Sustained Support.  Provides facilities and equipment at the FAA Technical Center for the test, evaluation, and integration of new systems.  (56-17)

1.105.1	Scope of F&E Work.  This project includes development of test, evaluation and integration plans, participation in test at various locations, collecting and analyzing data to verify systems under test and evaluation meet total system requirements.

1.106.0	General Support Laboratory Sustained Support.  Provides facilities, equipment, aircraft, and general computer systems to support engineering, development, and testing programs at the FAA Technical Center.  (56-18)

1.106.1	Scope of F&E Work.  Provides the necessary enhancements, modifications or replacements to support the engineering, development, and testing programs assigned to the Technical Center.

1.107.0	Aeronautical Center Training and Support Facilities.  This project provides training complexes and support buildings to house facilities and equipment required to accomplish FAA training.  It also provides logistics and engineering support at the Aeronautical Center.  (56-30)

1.107.1	Scope of F&E Work.  Provide the necessary site adaption and installation drawings and details to locate, install and test various NAS systems and equipments in the space provided at the Aeronautical Center.

1.108.0	NAS Training.  Procures and installs modem training media, automated training development systems, and communications equipment at the FAA Academy.  Also retrofits Academy classrooms, laboratories, and work areas.  (56-35)

1.108.1	Scope of F&E Work.  Provide the necessary construction details and installation assistance to install training equipment and instructional systems in classrooms, laboratories, and administrative space.

1.109.0	Logistics Support Systems and Facilities.  Provide responsive life-cycle support to the FAA Logistics Center to identify obsolete/deteriorated parts/equipment and provide additional material handling and testing capability and replacement of the Logistics Inventory system (LIS)/DCS equipment.  Replacement of the mobile facilities fleet is also planned.  (56-37)

1.109.1	Scope of F&E Work.  Provide the necessary layouts for the installation of testbeds and related logistics support systems and equipments, and perform installation of the systems and related equipment to upgrade supply and material handling systems.

1.110.0	Refurbish AN/FPS-20 Radars.  Surplus military long-range surveillance radars will be removed and refurbished for subsequent FAA use.  (56-53)

1.110.1	Scope of F&E Work.  Dismantle decommissioned U.S. Air Force radars and prepare for shipment to the FAA Logistics Center for refurbishment.  Reinstall refurbished radars per the Long Range Radar program.

1.111.0	Provide FAA Housing.  This project provides for the establishment, replacement, and refurbishment of FAA housing units at remote locations where commercial housing is unavailable or inadequate.  (56-54)

1.111.1	Scope of F&E Work.  Provide site selection, site preparation, environmental assessments, construction or refurbishment of housing units.

END OF DOCUMENT

# Text boxes

Invoice Category:

04/20/1988

Ed Brand

Design/Constr Eng for  ATCT, ARSR, ASR, M

0006

0022

03/27/1998

02/21/1998

04/14/1998

$36,517.53