425	August 6, 1999

MEMORANDUM FOR THE RECORD

FROM:	425/ICESat Project Manager

301/Chief, System Review Office

303/ICESat Systems Assurance Manager

SUBJECT:	ICESat System Review Plan

This memorandum documents the roles and responsibilities of personnel from the GSFC Office of Flight Assurance, Systems Review Office (Code 301) in support of the ICESat Project and its instrument, the Geoscience Laser Altimeter (GLAS).  This support is agreed upon by all parties as signified by the signatures on this memorandum.  These agreements are also reflected in the Mission Assurance Requirements (MAR) document for the Instrument (CM# LAM-SPEC-303-001) and RFP5-02816-001 (Rapid Spacecraft Development Office) for the spacecraft bus issued for this Project.

It is important to note that the ICESat bus will be a copy of an existing, previously flown or qualified bus design.  All RSDO bus products will be evaluated by the Code 700 Integrated Mission Development Center for technical content, “twice”.  The first evaluation will be for qualifying the vendor and the merits of their offerings.  The second evaluation will be conducted at the time of purchase.  Necessary technical changes to the bus product, either to suit a science requirement or fix a determined weakness, will be identified and factored into the bus design and price at the start of the contract.  From then on, the focus of the Project and the Systems Review Office will on bus modifications, rather than on the basic “already qualified” product itself.

The ICESat Project philosophy is to utilize engineering working level reviews, peer reviews, during the formative stage of the mission.  The purpose of these peer reviews at the instrument and spacecraft subsystem levels is to identify and resolve problems and concerns within the mission teams before issues reach the more formal, Code 301 chaired system level reviews.  All peer reviews will be chaired by either the Project or Instrument Managers with an invitation to the Office of Flight Assurance to attend.

The formal system level reviews commence at the development phase (C/D) of the mission, and will concentrate on the critical mission elements, end-to-end testing, technical and programmatic issues.  There are ten, formal Code 301 chaired reviews for this project.  These reviews are for hardware development (numbers 1-7) and mission operations (numbers 8-10) as shown below:

2

Code 301 Chaired Review	Date (on or about)	Location

- GLAS Preliminary Design Review (PRD)	1/12-14/98	GSFC

- GLAS Critical Design Review (CDR)	3/23-25/99	GSFC

- GLAS Pre-environmental Review	9/5/00	GSFC

4.	Mission Design Review	12/4/98	BASD

5.	Observatory Pre-environmental Review	12/30/00	BASD

6.	Observatory Pre-ship review (PSR)	5/30/01	BASD

7.	Launch Readiness Review (LRR)	6/29/01	BASD

There will also be an Observatory Integration Readiness Review (IRR).  This review will be a project chaired peer review to access the readiness of the bus to receive the instrument.  It is envisioned that interfaces will be the focal point, and the review shall be held before the Instrument Pre-environmental Review.  Code 301 is welcome to send a representative to this review.

In the area of mission operations, there will be three, formal Code 301 chaired mission operations reviews, plus the aforementioned Mission Design Review (number 4 above).  These are:

Code 301 Chaired Review	Date (on or about)	Location

- Mission Operations Center Design Review	12/30/99	BASD

- Mission Operations Review (MOR)	12/30/99	BASD

- Flight Operations Review (FOR)	4/30/01	BASD

Scheduling for all of these formal reviews will be coordinated between the ICESat Project and the Office of Flight Assurance.  The Code 301 review chairman, in concert with the Project and other GSFC Directorates, appoints key technical experts as review team members.  Every effort shall be made to maintain the continuity (chairman and key technical experts) for the duration of the Project.  Experts will be added and/or deleted from the review team according to the technical needs and phases of the Project.

Original Signed by:	Original Signed by:

Joseph A. Dezio	Ronald E. Kolecki

ICESat Project Manager	ICESat Flight Assurance Manager

Oribinal Signed by:

Josef Wonsever

Chief, System Review Office

cc:

300/Mr. C. Vanek

400/Mr. J. Moore

420/Mr. C. Scolese

425/Mr. G. F. Smith

425/Mr. W. Anselm

924/Dr. J. Abshire

924/Mr. R. Follas

924/Mr. J. Smith