Principles for Funding Recommendations

As noted above, the project ratings of “Highly Recommended,” “Recommended,” and “Not Recommended” are intended to reflect the overall merits of each project.  A rating of “Recommended” does not translate directly into a funding recommendation in any given fiscal year.  Rather, the overall project ratings are intended to reflect overall project merit.  Proposed projects that are rated “Recommended” or “Highly Recommended,” are eligible for multi-year funding recommendations in the President's proposed budget, if other project readiness requirements have been met and if funding is available.

In determining which projects can be expected to be ready for an FFGA and thus be recommended for funding in the President’s Budget, FTA ensures that there are no project scope or cost issues remaining that cannot be resolved on a timely basis.  Prior to submitting an FFGA to Congress, FTA applies strict tests for readiness and technical capacity, verifies that no outstanding project scope or cost issues remain (e.g., rail right of way acquisition issues), and confirms that there are no remaining local financial commitment issues.

When recommending annual funding allocations among proposed New Starts projects, the following general principles are applied:

- Existing FFGA commitments should be honored, to the extent that funds can be obligated for these projects in the coming fiscal year, before any new funding recommendations are made.

- The FFGA defines the terms of the Federal commitment to a specific project, including funding.  Upon completion of an FFGA, the Federal funding commitment has been fulfilled.  Additional project funding will not be recommended.  Any additional costs beyond the scope of the Federal commitment are the responsibility of the grantee.

- Any project recommended for new funding commitments must meet the project justification, finance, and process criteria established by Section 5309(e) and be consistent with Executive Order 12893, "Principles for Federal Infrastructure Investments," issued January 26, 1994.

- Firm funding commitments, embodied in FFGAs, will not be made until the final design process has progressed to the point where uncertainties in estimated costs, benefits, and impacts have been minimized, so that additional work would not be expected to significantly improve these estimates.  Funding should be provided to the most highly rated projects to allow them to proceed through the process on a predictable schedule, to the extent that funds can be appropriated to and obligated by such projects in the upcoming fiscal year.

- Funding for initial planning efforts such as alternatives analysis is provided through the Section 5303 Metropolitan Planning or Section 5307 Urbanized Area Formula Grants programs.  FTA does not support the use of Section 5309 funds for initial planning activities.  Moreover, Section 5309(m)(2) limits the amount of annual New Starts funding that can be used for purposes other than final design and construction to not more than eight percent of the funds appropriated.

New Starts Allocations and Recommendations

The President’s Budget for FY 2005 requests that $1,531.93 million be made available for New Starts under Section 5309.  After subtracting amounts for FTA oversight activities proposed in the budget and approved by P.L. 107-87  and for ferry capital projects in Alaska or Hawaii,  and for projects currently in final design or preliminary engineering, a total of $1,355.73 million remains available for projects.  Of this amount, a total of $930.73 million is proposed for allocation among 26 projects with existing Federal commitments.  An additional $80.00 million is proposed to be allocated for one project for which funding commitments are currently pending, $295.00 million is proposed to be allocated among five projects that are expected to be ready for funding commitments before the end of FY 2005 (i.e., September 30, 2005), and $50.00 million is proposed to be allocated among two meritorious projects that are worthy of funding in FY 2005.  Complete descriptions of these projects can be found in Appendix A.

Table 7 summarizes the recommendations for FY 2005 funding and overall funding commitments.  For each project, the first column indicates the overall project rating, as described earlier in this report.  The second column shows the amount of FY 2003 and prior year funds that have been obligated to each project.  The third column shows the amount of funds identified in the FY 2004 Conference Report.  The fourth column shows the FY 2005 funding recommendations contained in the President’s Budget, and the fifth column indicates the amount of out-year funding remaining for those projects currently under an FFGA.  Finally, the last column sums the first five columns and shows the total amount to be made available over the life of the project from Federal New Starts funds for those projects currently under an FFGA.

## A Word About Full Funding Grant Agreements

Section 5309(e)(7) specifies the FFGA as the means by which New Starts projects are to be funded.  The FFGA defines the project, including cost and schedule; commits to a maximum level of Federal financial assistance (subject to appropriation); establishes the terms and conditions of Federal financial participation; defines the period of time for completion of the project; and helps to manage the project in accordance with Federal law.

The FFGA assures the grantee of predictable Federal financial support for the project (subject to appropriation), while placing a limitation on the amount of that Federal support.  Thus, an FFGA limits the exposure of the Federal government to cost increases that may result if project design, engineering and/or project management is not adequately performed at the local level.  While FTA is responsible for ensuring that planning projections are based on realistic assumptions and that design and construction follow acceptable industry procedures, it is the responsibility of project sponsors to ensure that proper project management, design and engineering have been performed.  FTA is not directly involved in the design and construction of New Starts projects.

Additional information and guidance on developing FFGAs is contained in FTA Circular C 5200.1A, Full Funding Grant Agreements Guidance, dated December 5, 2002, and the FTA Rule on Project Management Oversight (49 CFR Part 633).

## Existing Federal Funding Commitments

Twenty-six projects have an existing FFGA that commits FTA to provide a specified level of major capital investment funding.  These projects will require a total of $930.73 million in FY 2005.  An additional two projects with existing FFGAs will not require funding in FY 2005 if the FY 2004 Congressional appropriation reflects the proposal in the Conference Report.  The status of these projects and the individual funding recommendations for FY 2005 are described below.  Congress has authorized all of these projects, and all were either under an FFGA prior to TEA﷓21 or have been rated as “Recommended” or higher at the time the FFGA was issued.

## FY 2005 Funding Recommendations for Existing FFGAs

### Atlanta/North Springs (North Line Extension)

The Metropolitan Atlanta Rapid Transit Authority (MARTA) has constructed a 2.3-mile, two-station extension of the North Line from the Dunwoody station to North Springs.  This extension serves the rapidly-growing area north of Atlanta, which includes Perimeter Center and north Fulton County, and connects this area with the rest of the region by providing better transit service for both commuters and inner-city residents traveling to expanding job opportunities.  Revenue operations began in December 2000.  The daily ridership on the rail extension in the year 2005 is estimated at 33,000 riders, including 11,000 new riders.

On December 20, 1994, FTA issued an FFGA committing a total of $305.01 million in New Starts funding to this project.  In the Conference Report to the FY 2000 appropriations act, FTA was directed to amend the FFGA for this project to incorporate a change in scope as authorized under Section 3030(d)(2) of TEA-21.  Accordingly, on March 2, 2000, FTA amended the FFGA to include 28 additional railcars, a multilevel parking facility in lieu of a surface parking lot, and enhancements to customer security and amenity measures at the Sandy Springs and North Springs stations.

The total cost of the amended project is $463.18 million, with $370.45 million from the Section 5309 New Starts program.  Of the $65.53 million increase in Federal funding, $10.66 million was applied from unexpended prior-year funds identified from cost savings on the Dunwoody section of the North Line extension.  Including these prior-year funds, a total of $370.19 million has been appropriated for this project through FY 2003.  No funding was allocated to this project in the FY 2004 Conference Report.  The Administration is requesting $0.26 million in the FY 2005 budget to complete the commitment.

Baltimore/Central LRT Double-Track

The Maryland Transit Administration is upgrading from single to double track along 9.4 miles of the Baltimore Central Corridor Light Rail Line.  The Central Corridor Line is 29 miles long and operates between Hunt Valley in the north to Cromwell/Glen Burnie in the south, serving Baltimore City and Baltimore and Anne Arundel Counties, with extensions providing direct service to Baltimore’s Penn Station and the Baltimore-Washington International Airport.  In the year 2020, projected average weekday boardings are estimated at 44,000 with an estimated 6,800 daily new riders.  Double track operations are scheduled to begin on December 31, 2006.

The total cost of the double-tracking and related improvements is estimated at $153.70 million.  The FFGA for this project was awarded in July 2001, with a Federal commitment of $120.00 million.  A total of $39.19 million has been appropriated through FY 2003, and an additional $39.37 million was allocated in the FY 2004 Conference Report for this project.  The Administration is recommending $29.01 million in FY 2005 for this project.

### Chicago/Douglas Branch Reconstruction

The Chicago Transit Authority (CTA) is completing the reconstruction of the Douglas Branch heavy rail line.  Part of the CTA’s Blue Line, the 11-station Douglas Branch extends 6.6 miles from Cermack Avenue to a point just west of downtown Chicago.  The oldest segment on the line opened in 1896 and the newest in 1910, though numerous improvements and upgrades were made through the mid-1980s.  Age-related deterioration has resulted in high maintenance and operating costs on the line, as well as declining service.

The Douglas Branch currently carries approximately 27,000 riders on an average weekday, and serves one of the most economically distressed areas in Chicago.  Low-income households make up 30 percent of the total number of households within walking distance of the stations.  The line has been in operation for over 100 years, and serves neighborhoods that originally developed along the system.  The corridor contains an estimated 54,000 jobs and 115,000 residents within one-half mile of the stations, and serves the University of Illinois at Chicago (25,000 students) and Chicago’s large, dense central business district with an estimated 339,000 jobs.  Population and employment densities are high, averaging 9,100 jobs and nearly 20,000 people per square mile.  The project is expected to serve 6,000 daily new riders in 2020.  After “looping” through the central business district, the Blue Line also extends to O’Hare International Airport.

Reconstruction is scheduled to be complete by January 31, 2005.  Construction started in July 2001 and is 85 percent complete as of October 2003.  The total capital cost of the Douglas Branch Reconstruction project is estimated at $482.68 million.

Section 3030(a)(106) of TEA﷓21 authorizes the Douglas Branch to enter final design and construction.  In January 2001, FTA and CTA entered into an FFGA that commits a total of $320.10 million in Section 5309 New Starts funds to this project.  A total of $106.30 million was provided through FY 2003.  An additional $83.66 million was allocated in the FY 2004 Conference Report for this project.  In accordance with the FFGA, it is recommended that $85.00 million in Section 5309 New Starts funds be provided to this project in FY 2005.

### Chicago/North Central Corridor Commuter Rail

Metra, the commuter rail division of the Regional Transportation Authority (RTA) of Northeastern Illinois, is adding a second mainline track along 16.3 miles of the 55-mile North Central Service commuter rail line, as well as a 2.3-mile stretch of third track.  The North Central corridor extends from downtown Chicago to Antioch on the Illinois-Wisconsin border, and traverses suburban Cook and Lake Counties.  It includes the two most significant hubs of employment in the six-county northeastern Illinois region, the Chicago central business district and the area surrounding O’Hare International Airport.  Metra estimates that this project will have 8,400 average weekday boardings by 2020.  In addition to new tracks, the proposed project also includes track and signal upgrades, construction of five new stations, parking facilities, rail yard expansion and the purchase of two new diesel locomotives.  The improvements are scheduled to be complete in December 2006.  The total capital cost of this project is estimated at $225.52 million.

FTA awarded Metra a Full Funding Grant Agreement on November 5, 2001, for a total of $135.32 million in Section 5309 New Starts funding.  Through FY 2003, a total of $75.53 million was provided for this project, and an additional $19.68 million was allocated for this project in FY 2004 Conference Report.  FTA recommends that $20.00 million be provided to the Metra North Central Commuter Rail project in FY 2005.

### Chicago/Ravenswood Line Expansion

The Chicago Transit Authority (CTA) is planning a series of capital improvements to enhance the operation of the Ravenswood heavy rail line, a line that currently experiences capacity problems through a high-density 9.1-mile corridor.  The improvements include the expansion of existing station platforms on the line to accommodate eight-car trains, straightening of alignment curves at stations, and other infrastructure enhancements.  As the existing system is over 100 years old, improvements will allow for expansion of capacity to an already strong transit corridor with crowded conditions.  Based on 1990 census data, CTA estimates that there are 11,551 low-income households within a one-half mile radius of the proposed 18 stations.  This represents approximately 13 percent of the total number of households within a one-half mile radius of the proposed project.  CTA also estimates that the proposed Ravenswood Line Expansion would serve approximately 80,350 jobs that are located within a one-half mile radius of station areas.

The total capital costs of the Ravenswood Line Expansion project are estimated at $529.9 million of which $245.52 million in Federal New Starts funding is proposed.  With the consent of the region’s metropolitan planning organization, CTA has committed $134.00 million (28 percent) of FTA Section 5307 Urbanized Area Formula funds to this project.  These funds have been programmed in the region’s long-range transportation plan and Transportation Improvement Program.

FTA approved the project into preliminary engineering in early 2000.  In February 2002, CTA completed an Environmental Assessment.  FTA issued a Finding of No Significant Impact on the project in July 2002.  FTA approved the project into Final Design in August 2002.  FTA and CTA anticipate executing an FFGA in January 2004, with a revenue operations date scheduled for December 31, 2009.  Construction is scheduled to start in early 2004.

Through FY 2003, a total of $10.85 million was provided for this project.  To continue progress on this project, the FY 2004 Conference Report allocated $9.84 million to the Ravenswood Line Expansion project.  In FY 2005, FTA is recommending $40.00 million in New Starts funding for this project.

### Chicago/Southwest Corridor Commuter Rail

Metra, the commuter rail division of the Regional Transportation Authority (RTA) of Northeastern Illinois, is building an extension and various improvements to the existing Southwest commuter rail line.  The 33-mile Southwest line provides service from Orland Park to downtown Chicago.  This project extends the line 12 miles from the existing station at 179th Street in Orland Park, southwest to Manhattan, Illinois.  The project also includes the construction of three miles of second mainline track, three new stations, expansion of the existing yard and three diesel locomotives.  Metra estimates that 13,800 average weekday boardings, including 7,600 daily new riders, will use the improved South West Corridor commuter rail line in the year 2020.  Revenue operations on the extension are scheduled to commence in December 2006.  The total cost of this project is estimated at $198.12 million.

An FFGA was signed on November 5, 2001, authorizing $103.02 million in Section 5309 New Starts funding.  Through FY 2003, a total of $60.74 million has been provided for this project.  In the FY 2004 Conference Report, $19.68 million in New Starts funding was allocated for the Metra Southwest Corridor Commuter Project.  In accordance with the FFGA, FTA recommends $20.00 million in Section 5309 New Starts funds be provided to the Metra Southwest Corridor project in FY 2005.

### Chicago/Union-Pacific West Line Extension

Chicago’s Metra commuter rail division is constructing additional extensions and improvements on its Union Pacific West Commuter Rail line.  The Union Pacific West project, also known as the Central Kane Corridor, is an extension of the existing 35-mile Union Pacific West (UPW) line, which currently provides service between Geneva and downtown Chicago.  This project will extend the line 8.5 miles west to Elburn with two new stations serving Elburn and La Fox, purchase two diesel locomotives, and construct a storage yard.  The extension itself will use existing railroad track and right-of-way currently used by both Metra and the Union Pacific freight railroad.  This project will link the rapidly developing communities to the west of Chicago with the major employment center in the Chicago CBD.  Metra estimates that 3,900 average weekday boardings will occur on the UPW line in the year 2020.  Revenue operations are scheduled to commence in December 2006.  The total capital cost of the Union Pacific West extension and improvements project is estimated at $134.56 million.

FTA issued an FFGA for this project on November 5, 2001, that will provide a total of $80.76 million in Section 5309 New Starts funding.  Through FY 2003, a total of $37.48 million was provided for this project, and an additional $11.81 million was allocated for this project in the FY 2004 Conference Report.  In FY 2005, FTA recommends that $12.00 million be provided to the Metra Union Pacific West project.

### Denver/Southeast Corridor LRT

The Regional Transportation District (RTD) in Denver and the Colorado Department of Transportation (CDOT) are implementing a 19.12-mile, 13-station, double-track, light rail transit line, with 34 vehicles and 12 park-and-ride lots.  This LRT project will provide service between downtown Denver and Lincoln Avenue in Douglas County along Interstate-25, with a spur along Interstate-225 to Parker Road in Arapahoe County.  Known as T-REX, the double-tracked line will operate over an exclusive right-of-way and connect with both the existing Central Corridor light rail line in downtown Denver and the recently completed Southwest line.  By 2020 ridership is projected to be 38,100 average weekday boardings, including 12,900 new riders.  The total capital cost of this project is estimated at $879.27 million.  Revenue service is projected for June 2008.

Section 3030(a)(23) of TEA﷓21 authorized the Southeast LRT in Denver for Final Design and construction.  FTA issued an FFGA for this project on November 17, 2000, which will provide a total of $525.00 million in Section 5309 New Starts funding.  A total of $129.71 million in Section 5309 New Starts funds was appropriated for this project through FY 2003, and an additional $78.73 million is allocated in the FY 2004 Conference Report.  It is recommended that $80.00 million be provided to this project in FY 2005, as specified in the FFGA.

### Ft. Lauderdale/South Florida Regional Transportation Authority Commuter Rail Upgrades, Segment 5

The South Florida Regional Transportation Authority (SFRTA), formerly Tri-County Commuter Rail Authority (Tri-Rail) is undertaking several system improvements to the 71.7-mile regional transportation system it operates between Palm Beach, Broward and Miami-Dade counties in South Florida.  This area has a population of over four million, nearly one-third of the total population of Florida.  The improvements include construction of a second mainline track, rehabilitation of the signal system, station and parking improvements, acquisition of new rolling stock, improvements to the Hialeah Maintenance Yard facility and construction of a new, northern layover facility.  Double-tracking will improve service by a factor of three, permitting 20-minute intervals between trains during peak commuter hours instead of the current one-hour headways.  SFRTA estimates that these improvements will result in 42,100 average daily boardings by 2005, including 14,013 daily new riders.  The revenue operating date is scheduled for March 31, 2005.

On May 16, 2000, FTA issued an FFGA for Segment 5 of the project, which includes construction of 44.3 miles of the second mainline track and upgrades to existing grade crossings along the entire 71.7-mile South Florida rail corridor.  These improvements are expected to be complete by March 2005.  The first four segments, upgrading the Hialeah Maintenance Yard and replacing the New River Bridge, while part of the overall project, are not included in the scope of this project.  In April 2003, SFRTA provided a revised cost update to address funding shortfall, cost escalation, and project schedule delays.  The total capital costs for the Segment 5 project are estimated at $333.89 million.

The FFGA for the Segment 5 project provides a total of $110.50 million in Section 5309 New Starts funding.  SFRTA was appropriated a total of $81.17 million in FY 2003 and prior year funding for this project, and an additional $18.12 million was allocated in the FY 2004 Conference Report.  In accordance with the FFGA, FTA recommends $11.21 million be provided to SFRTA in FY 2005 to complete the Federal commitment on this project.

### Los Angeles/MOS-3 Extensions of Metro Rail (North Hollywood)

The Metro Rail Red Line Project in Los Angeles was to be planned, programmed and constructed in phases through a series of Minimum Operable Segments (MOS).  MOS-1 is a 4.4-mile, five-station segment that was opened for revenue service in January 1993.  MOS-2 is a 2.1-mile, three-station segment that was opened in July 1996.  An additional 4.6-mile, five-station segment in MOS-2 was opened in June 1999.  ISTEA Section 3034 authorized three extensions in MOS-3 of the Metro Rail Red Line:  North Hollywood, Eastside, and Mid-City.

The Eastside Extension was originally designed as 3.7 miles of subway with four stations, extending from Union Station, the origin of MOS-1, into neighborhoods east of downtown.  The Mid-City Extension was originally planned to extend the Wilshire Boulevard branch generally to the west beyond the current MOS-2 terminus at Western Avenue.  It would have added 2.3 miles, originally designed as subway, and two stations to the system.  As described below, the original Eastside and Mid-City extension projects were suspended and are currently undergoing redesign.

In January 1997, after delays in the project, FTA requested that the Los Angeles County Metropolitan Transit Agency (LACMTA) submit a Recovery Plan to demonstrate its ability to complete MOS-2 and MOS-3, while maintaining and operating the existing bus system.  On January 14, 1998, the LACMTA Board of Directors voted to suspend and demobilize construction on all rail projects other than MOS-2 and the MOS-3 North Hollywood Extension.  The MTA submitted a Recovery Plan to FTA on May 15, 1998, which was approved by FTA on July 2, 1998.

On June 9, 1997, FTA and LACMTA negotiated a revised FFGA covering the North Hollywood segment (Phase 1-A) of MOS-3.  The North Hollywood Extension is 6.3 miles in length, with three stations, entirely in subway.  It extends the Hollywood branch of the MOS-2 generally to the north under the Santa Monica Mountains to North Hollywood in the San Fernando Valley.  When the North Hollywood extension opened for service in June 2000, ridership for the entire system doubled to approximately 125,000 daily boardings, far exceeding the projected daily boardings for 2010.

As a result of studies conducted during 1998, on November 9, 1998, the LACMTA Board directed staff to reprogram State and local resources that were previously allocated to the Eastside and Mid-City Extensions to other projects, including the LACMTA Accelerated Bus Procurement Plan.  The LACMTA conducted further studies of transit investment options for the Eastside and Mid-City corridor projects and subsequently requested FTA’s concurrence to initiate preliminary engineering on both corridors.  In October 2000, FTA authorized the LACMTA to begin preliminary engineering on the Metro Gold Line Extension (formerly known as Eastside LRT corridor).  Final design on the Metro Gold Line Eastside Extension was approved in October 2002.  FTA approved the Mid-City Exposition corridor project entry into preliminary engineering in January 2002.

The total capital cost of the North Hollywood project is estimated at $1,310.82 million, of which the revised FFGA commits $681.04 million in Section 5309 New Starts funds.  Through FY 2003, a total of $680.38 million has been appropriated for the North Hollywood section of MOS﷓3; no additional funding was allocated for this project in the FY 2004 Conference Report.  The Administration is requesting $0.66 million in FY 2005 to complete the Federal commitment on this project.

### Minneapolis/Hiawatha Corridor LRT

Metro Transit and the Metropolitan Council of Minneapolis, in cooperation with the Minnesota Department of Transportation, Hennepin County, and the Metropolitan Airports Commission are constructing an 11.6-mile, 17-station light rail line linking downtown Minneapolis, the Minneapolis-St. Paul International Airport, and the Mall of America in Bloomington.  The line will operate along the corridor following Hiawatha Avenue and Trunk Highway 55.  The line begins in the central business district and travels south on the existing transit mall along 5th Street, follows the former Soo Line Railroad from the Metrodome to Franklin Avenue, and then runs parallel with Hiawatha Avenue towards the airport.  The line will tunnel under the runways and taxiways for 1.5 miles with one station, emerge on the west side of the airport, and continue south to the vicinity of the Mall of America in Bloomington.  The project is expected to serve 24,800 average weekday boardings by 2020; 19,300 average weekday boardings are projected in the opening year.  Revenue service is scheduled to commence in December 2004.  The total capital cost of the Hiawatha Corridor LRT is estimated at $675.42 million.

Section 3030(a)(91) of TEA-21 authorizes the Twin Cities – Transitway Corridors for final design and construction.  In January 2001, FTA issued an FFGA that commits a total of $334.28 million in Section 5309 New Starts funds to the Hiawatha Corridor LRT.  Of this amount, $227.37 million has been provided in FY 2003 and prior years, and an additional $73.79 million was allocated to this project in the FY 2004 Conference Report.  In accordance with the FFGA, it is recommended that $33.11 million in Section 5309 New Starts funds be provided to this project in FY 2005 to complete the Federal commitment on this project.

### New Orleans/Canal Streetcar Line

The New Orleans Regional Transit Authority (RTA) is developing a 5.4-mile streetcar project in the downtown area, along the median of Canal Street.  The Canal Streetcar spine will extend from the Canal Ferry at the Mississippi River in the central business district, through the mid-city neighborhood to Carrolton Avenue, where one branch will continue on Canal Street to the Cemeteries and another will follow Carrollton Avenue to City Park/Beauregard Circle.  The corridor is located in an existing, built-up area that was originally developed in the streetcar era.  Much of the corridor lies within the central business district and historic areas, where employment and housing densities, mix of uses, and pedestrian-oriented development are generally good.  The central business district includes a high-density mix of office, retail, hotels and leisure attractions.  The total capital cost of this project is estimated at $161.30 million, of which RTA is seeking $129.05 million (80 percent) in Section 5309 New Starts funding.

RTA completed a major investment study for this project in March 1995, fulfilling the requirement for an alternatives analysis.  FTA approved entry into preliminary engineering in September 1995, and RTA initiated final design activities in September 1997.  Final design is essentially complete, contracts for vehicle assembly have been awarded, and construction contracts were awarded in early 2001.  RTA expects to open this line in April 2004.  In 2015, RTA estimates that 31,400 average weekday boardings, including 5,300 daily new riders, will occur on the Canal Streetcar Line.

Section 3030(a)(51) of TEA﷓21 authorizes the New Orleans Canal Streetcar Project for final design and construction.  In February 2003, FTA issued an FFGA to RTA for this project.  Through FY 2003, Congress has appropriated a total of $89.67 million for this project; $22.92 million was allocated for this project in the FY 2004 Conference Report.  It is recommended that $16.46 million in Section 5309 New Starts funding be provided to the project in FY 2005 to complete the Federal commitment on this project.

### Northern New Jersey/Hudson-Bergen MOS-1

The New Jersey Transit Corporation (NJ TRANSIT) completed a 9.6-mile, 16-station light rail line along the Hudson River Waterfront in Hudson and Bergen Counties, from the Hoboken Terminal to 34th Street in Bayonne and Westside Avenue in Jersey City.  This line is intended as the initial minimum operable segment (MOS-1) of a larger 21-mile, 30-station line extending from the Vince Lombardi park-and-ride lot in Bergen County to Bayonne, passing through Port Imperial in Weehauken, Hoboken, and Jersey City.  The core of the completed system will serve the high-density commercial centers in Jersey City and Hoboken, and provide connections with NJ TRANSIT commuter rail service, PATH trains to Newark and Manhattan, and the Port Imperial ferry from Weehauken to Manhattan.  This initial operating segment was constructed under a turnkey contract to design, build, operate, and maintain the system, which was awarded in October 1996.  Total costs were $992.14 million for MOS-1.  Construction began in December 1996.  A portion of the MOS-1 line, between 34th Street and Exchange Place, opened in April 2000, and NJ TRANSIT began revenue service from Exchange Place north to the Pavonia-Newport Station in November 2000.  Full service to Hoboken Terminal began in September 2002.  The full 21-mile system is expected to carry 94,500 riders per day.

FTA issued an FFGA on October 15, 1996, that commits $604.09 million in Section 5309 New Starts funding for MOS﷓1.  Through FY 2003, a total of $603.77 million has been appropriated for this project.  No funding was provided to this project in the FY 2004 Conference Report.  The Administration is requesting $0.31 million in FY 2005 to complete the Federal commitment on this project.

### Northern New Jersey/Hudson-Bergen MOS-2

This line is the second minimum operable segment (MOS-2) of a larger 21-mile, 30-station line know as the NJ TRANSIT Hudson-Bergen LRT system that will extend from the Vince Lombardi park-and-ride lot in Bergen County to Bayonne, passing through Port Imperial in Weehauken, Hoboken, and Jersey City.  The core of the completed system will serve the high-density commercial centers in Jersey City and Hoboken, and provide connections with NJ TRANSIT commuter rail service, PATH trains to Newark and Manhattan, and the Port Imperial ferry from Weehauken to Manhattan.

This (MOS-2) is a 5.1-mile, seven-station segment running north from Hoboken Terminal to the Tonnelle Avenue park-and-ride lot in North Bergen and south one mile to 22nd Street in Bayonne.  The Hudson-Bergen MOS-2 line will serve an area with one of the highest residential densities in the region, and the downtown Jersey City area contains the largest concentration of office development in Hudson County.  By providing connections to ferry and commuter rail service, the line will also serve the Manhattan central business district.  MOS-2 is scheduled for completion at the end of 2005 and is anticipated to carry 34,900 average weekday boardings by 2010.  The total cost for the Hudson-Bergen MOS-2 project is $1,215.40 million.

FTA issued an FFGA for this project on October 31, 2000, committing a total of $500.00 million in Section 5309 New Starts funds.  Construction started in September 2000 under a Letter of No Prejudice to allow the entire Hudson﷓Bergen project to be constructed at a lower cost by avoiding the significant costs associated with stopping and then restarting a major construction project.  Through FY 2003, Congress appropriated $49.18 million for this MOS-2 project.  In the FY 2004 Conference Report, $98.42 million in New Starts funding was allocated for this project.  In accordance with the FFGA, it is recommended that $100.00 million in Section 5309 New Starts funds be provided to this project in FY 2005.

### Northern New Jersey/Newark Rail Link - MOS-1

The New Jersey Transit Corporation (NJ TRANSIT) is developing a one-mile, five-station extension of the Newark City Subway light rail line, running from Broad Street Station in Newark-to-Newark Penn Station.  This project is the first minimum operable segment (MOS-1) of a proposed 8.8-mile, 16-station light rail system that will link the cities of Newark and Elizabeth, New Jersey.  The second stage is a planned one-mile segment from Newark Penn Station to Camp Street in downtown Newark, and the third is the planned remaining seven-mile segment to Elizabeth, which includes a station serving Newark International Airport.  The total cost of the MOS-1 segment is $207.75 million.  It will serve 13,300 average weekday boardings by 2015.  The projected opening date for this project is June 2005.

Section 3030(a)(57) of TEA﷓21 authorized the New Jersey Urban Core Project, which consists of eight separate elements including the Newark-Elizabeth Rail Link, for final design and construction.  On August 2, 2000, FTA issued an FFGA committing a total of $141.95 million in Section 5309 New Starts funds to the Newark Rail Link MOS-1 project.  Through FY 2003, Congress appropriated a total of $118.40 million for this project.  An additional $22.21 million was allocated for this project in the FY 2004 Conference Report.  As specified in the FFGA for this project, it is recommended that $1.34 million be provided in FY 2005 to complete the Federal commitment on this project.

### Pittsburgh/Stage II LRT Reconstruction

The Port Authority of Allegheny County (Port Authority) is in the process of reconstructing Pittsburgh’s old 25-mile trolley lines to meet modern light rail standards.  The reconstruction is taking place in two stages.  The Stage I Light Rail Transit (LRT) project, undertaken in the 1980s, included reconstruction of the first segment and construction of Pittsburgh’s first subway.  Ground was broken on the Stage I LRT project in December 1980, and the reconstruction of this segment was completed in 1987.  The Stage II LRT project includes reconstruction of the remaining 12 miles of the system, which consists of the Overbrook, Library and Drake trolley lines, to modern LRT standards.  Single-track segments will be double-tracked, the Overbook and Drake lines (which are currently closed) will be reopened, and 28 new light rail vehicles will be purchased.

In order to prioritize program needs against financing requirements, the Port Authority reconfigured its rail improvement program in 1999.  As a result, the Stage II LRT project will itself be undertaken in segments.  The revised Stage II LRT Priority Program includes reconstruction of 10.7 miles on both the Overbrook Line and a portion of the Library Line, construction of 2,200 park-and-ride spaces, and the purchase of 28 light rail vehicles.  The revenue operations date for the project is June 2004.  The total capital cost of the Stage II Priority Program is estimated at $386.46 million.  The remaining portions of the original Stage II LRT project will be undertaken as local funding becomes available.

Section 3030(a)(98) of TEA-21 authorizes the Pittsburgh – Stage II Light Rail project for final design and construction.  In January 2001, FTA issued an FFGA for this project that commits a total of $100.20 million in Section 5309 New Starts funding.  Through FY 2003, a total of $67.35 million has been appropriated for this project, and an additional $31.73 million was appropriated for this project in the FY 2004 Conference Report.  In accordance with the FFGA, it is recommended that $1.12 million be provided in FY 2005 to complete the Federal commitment on this project.

### Portland/Interstate MAX LRT Extension

The Tri-County Metropolitan Transit District of Oregon (Tri-Met) is constructing a 5.8-mile, ten-station extension of the Interstate Metropolitan Area Express (Interstate MAX) light rail system, which will connect Portland’s central business district with the regional Exposition Center in north Portland.  Riders will be able to transfer between the Interstate MAX extension and the existing 33-mile East/West MAX line at the Rose Quarter station.  This line will complement regional land use plans by connecting established residential, commercial, entertainment and other major activity centers, and will provide a key transportation link in the region’s welfare-to-work programs.  The total cost of the Interstate MAX project is estimated at $350 million.  Tri-Met estimates that the Interstate MAX extension will have 18,100 average weekday boardings and 8,400 daily new riders by 2020.  Revenue service is scheduled to commence in May 2004.

On September 20, 2000, FTA and Tri-Met entered into an FFGA that commits a total of $257.50 million in Section 5309 New Starts funds to the project.  Through FY 2003, $139.64 million was appropriated for this project.  A total of $76.27 million was appropriated for the Interstate MAX light rail extension in the FY 2004 Conference Report.  As the project has experienced sufficient cost savings, the Administration is recommending that $23.48 million be provided to this project in FY 2005 to complete the Federal funding commitment on this project.

### Salt Lake City/CBD to University LRT

The Utah Transit Authority (UTA) has implemented a 2.5-mile, four-station light rail line in eastern Salt Lake City, from the downtown area to Rice-Eccles Stadium on the University of Utah campus.  The line connects with the existing North/South line at Main Street and travels east along 400 South and 500 South to the stadium.  The light rail vehicles are operating on city streets and property owned by Salt Lake City, the Utah Department of Transportation, and the University.  The line is intended to significantly improve access to jobs, educational opportunities, health care, and housing throughout the corridor.  The central business district University line is scaled back from the originally proposed 10.9-mile West/East line from the airport to the university.  UTA estimates ridership at 7,500 boardings per average weekday in January 2020.  The line opened for service on December 15, 2001.  Total capital costs under the FFGA were $118.50 million.

FTA issued an FFGA for the central business district to University LRT project on August 17, 2000, committing a total of $83.47 million in Section 5309 New Starts funds.  This did not include $4.96 million in FY 2000 and prior year funding, which brings the total amount of New Starts funding for this project to $88.43 million.  No funding was allocated for this project in the FY 2004 Conference Report.  The Administration is requesting $1.13 million in FY 2005, to complete the Federal commitment on this project.

### Salt Lake City/Medical Center Extension

The Utah Transit Authority (UTA) has completed the Medical Center Extension project, a 1.5-mile light rail transit (LRT) system extending from the University Line station at Rice-Eccles Stadium to the University of Utah Health Science Complex (Medical Center).  The Medical Center LRT Line includes three new stations:  Huntsman Center, Wasatch Drive, and Medical Center.  The Medical Center LRT Line connects the University Line LRT and the existing North/South LRT corridor.  Station areas encompass a number of significant activity generators, including student housing, campus buildings, and a complex of medical facilities.  Population in the corridor is about 5,000 and total Medical Center and University employment is about 18,000.  Revenue Operations started in September 2003.  Based on 1990 census data, there are an estimated 140 low-income households within a one-half mile radius of the proposed three stations.  By 2020 ridership is estimated to reach 4,100 average weekday boardings, 3,400 of who are new riders.

The total capital costs for this project are projected to be $89.40 million.  An FFGA was executed on May 17, 2002, which provided for $53.63 million in Section 5309 New Starts funding (60 percent of the total cost).  Through FY 2003, Congress appropriated $14.78 million for the Salt Lake City Medical Center extension.  In the FY 2004 Conference Report, $30.18 million was allocated for this project.  FTA recommends that $8.68 million be provided to the Medical Center Extension project in FY 2005 to complete the Federal commitment on this project.

### San Diego/Mission Valley East LRT Extension

The Metropolitan Transit Development Board is constructing a 5.9-mile, four-station light rail extension of its existing Blue Line, from east of Interstate 15 to the City of La Mesa, where it will connect to the existing Orange Line near Baltimore Drive.  The Mission Valley East line will serve four new and two existing stations and would include elevated, at-grade, and tunnel portions.  The project includes two park and ride lots and a new access road between Waring Road and the Grantville Station.  The corridor runs parallel to Interstate 8 in eastern San Diego and La Mesa, and is characterized by a mix of low- to moderate-density industrial, residential, and commercial uses, but includes several major activity centers such as San Diego State University, the Grossmont regional shopping center, Kaiser Hospital, the Alvarado Medical Center, and the Grantville employment area.  Over 24,000 jobs and nearly 10,000 residences are located within walking distance of the proposed stations, and existing zoning is generally supportive of transit.  The project is expected to serve approximately 10,800 average weekday boardings in the year 2015.  Revenue operations are scheduled to begin on December 31, 2005.  Total capital costs are estimated at $430.96 million.

On June 22, 2000, FTA issued an FFGA committing a total of $329.96 million in Section 5309 New Starts funding to this project.  Through FY 2003, Congress appropriated $176.65 million for this project, and an additional $63.97 million was allocated for this project in the FY 2004 Conference Report.  As specified in the FFGA, it is recommended that $81.64 million be provided for this project in FY 2005.

### San Diego/Oceanside-Escondido Rail Corridor

The North County Transit District (NCTD) in northern San Diego County, California is planning to convert an existing 22-mile freight railroad corridor between Oceanside and Escondido into a rail transit line.  The line will run east from the City of Oceanside through the cities of Vista and San Marcos and unincorporated portions of San Diego County, to the City of Escondido, using diesel multiple unit (DMU) rail vehicles.  The alignment also includes 1.7 miles of new right-of-way to serve the campus of California State University San Marcos (CSUSM).  The line is located along the State Highway 78 corridor, the principal east-west corridor in the county.  The complete 23.7-mile system will include 15 stations, four of which will be located at existing transit centers.  Passenger rail service will have exclusive use of the rail line during pre-defined hours of operation.

Ridership is estimated at 19,000 average weekday boardings in 2020, of which 8,600 would be daily new riders.  Revenue operations are scheduled to begin in December 2005.  This project will help to alleviate the heavy congestion of northern San Diego County along the State Highway 78 corridor.  The project will serve large intermodal transit centers in both Oceanside and Escondido, and the corridor between the two contains a dispersed mix of commercial, industrial, and single- and multiple-family residential developments.

An Environmental Impact Report (EIR) for the Oceanside-Escondido project was certified in 1990, and a separate EIR for the CSUSM alignment was certified in 1991.  A major investment study was not required under the procedures in effect at the time, based on concurrence from FTA, FHWA, the San Diego Association of Governments, Caltrans, the City of San Marcos, and NCTD.  Advance planning was completed in December 1995, and the Environmental Assessment/Supplemental Environmental Impact Report was completed in early 1997.  FTA approved NCTD’s request to enter final design in February 2000.  An FFGA was awarded to NCTD for the Oceanside-Escondido Rail Corridor in February 2003.

Section 3030(a)(77) of TEA-21 authorized this project for final design and construction.  The total capital cost for this project is estimated at $351.52 million, of which NCTD is seeking $152.10 million in FTA Section 5309 New Starts funds.  Through FY 2003, Congress appropriated $37.66 million in Section 5309 New Starts funds for this project, and an additional $47.24 million was allocated for this project in the FY 2004 Conference Report.  It is recommended that $55.00 million be provided for this project in FY 2005.

### San Francisco/BART Extension to San Francisco International Airport

The Bay Area Rapid Transit (BART) in San Francisco and the San Mateo County Transit District (SamTrans) have completed an 8.7-mile, four-station extension of the BART system to serve San Francisco International Airport (SFO).  The project consists of a 7.5-mile mainline extension from the existing BART station at Colma, through Colma, South San Francisco, and San Bruno, terminating at the Millbrae Avenue BART/CalTrain Station.  An additional 1.2-mile spur from the main line north of Millbrae connects BART trains directly to a station adjoining the new International Terminal at SFO.  Ridership is projected to be 73,800 average weekday passengers by 2010, including approximately 17,800 daily trips by air travelers and airport employees.  Revenue operations began in June 2003.

The San Francisco International Airport is a major partner in this project.  All structures and facilities to be constructed on airport property, and installation of related equipment, are being funded, designed and constructed by the airport for BART.  This project is also part of the FTA Turnkey Demonstration Program to determine if the design/build approach will reduce implementation time and cost.

On June 30, 1997, FTA entered into an FFGA for the BART-SFO extension, committing a total of $750 million in Federal New Starts funds to the project; total capital costs at that time were estimated at $1,054 million.  The FFGA was amended in June 2000, and the total cost increased to $1,552 million.  This increase is attributed to a surge in local construction activity that resulted in higher than estimated costs for construction of the project.  Under the terms of the FFGA, such cost increases are the responsibility of the local project sponsors.  Thus, the original Federal commitment is unchanged at $750 million.  Through FY 2003, a total of $469.73 million has been appropriated for this project.  An additional $98.42 million in New Starts funding was allocated for the BART-SFO project in FY 2004.  In order to make up for funding shortfalls in previous years, it is recommended that $100.00 million be provided in FY 2005.

### San Juan/Tren Urbano

The Puerto Rico Department of Transportation and Public Works (DTPW) is constructing a 10.7-mile, 16-station rapid rail line between Bayamon Centro and the Sagrado Corazon area of Santurce in the San Juan metropolitan area.  The 74-vehicle system consists of a double-track line operating over at-grade and elevated rights-of-way with a short below-grade segment, and a maintenance facility.  When complete, this system is expected to carry 113,300 riders per day by 2010.

On March 13, 1996, FTA entered into an FFGA committing $307.41 million in Section 5309 New Starts funds to this project toward the total project cost of $1,250.00 million.  The funding level under the FFGA does not include $4.96 million in Federal New Starts funding provided prior to FY 1996, which brings total Federal New Starts funding for this project to $312.36 million.  This FFGA was amended in July 1999, to include two additional stations and ten additional railcars.  This amendment included $141.00 million in Section 5307 funds and $259.90 million in flexible funding; no additional Section 5309 New Starts funds were committed.  The total capital cost of the project specified in the FFGA is now $1,653.60 million.

Due to concerns about schedule, costs and project management, in November 2000, FTA withheld $165.69 million until the Puerto Rico Highway and Transportation Authority (PRTHA) submitted a satisfactory Recovery Plan.  These funds were released in March 2002.  FTA anticipates an additional amendment to the FFGA to reflect project cost increases and schedule changes.  The estimated Revenue Operations Date is June 30, 2004.

A total of $227.95 million in Section 5309 funds was allocated to the Tren Urbano project in FY 2003 and prior years.  An additional $19.68 million was allocated to this project in the FY 2004 Conference Report.  In accordance with the FFGA, it is recommended that $54.82 million be provided to this project in FY 2005.

### Seattle/Central Link Initial Segment

Central Puget Sound Regional Transit Authority (Sound Transit) is proposing a 13.9-mile Central Link light rail transit (LRT) line running north to south from Northgate through downtown Seattle and Southeast Seattle to the cities of Tukwila and SeaTac, Washington.  The system would operate on existing and new rights-of-way, including the existing 1.3-mile Downtown Seattle Transit Tunnel.  In the fall of 2001, the Sound Transit Board decided to implement the initial segment, known as the Central Link Initial Segment, a 13.9-mile, 11-station LRT line extending from Convention Place through downtown Seattle and terminating at South 154th Station.  The Central Link Initial Segment light rail line includes 1.3 miles of exclusive transit right-of-way in the existing transit tunnel, and 1.4 miles of right-of-way reconfigured from an existing busway south of Downtown.  The system is forecast to have 42,500 average weekday boardings in 2020, including 16,000 daily new riders.  Total capital cost is estimated at $2,491.6 million, of which Sound Transit has requested $500.00 million in Section 5309 New Starts funding.

In July 1997, FTA approved a separate Link LRT project to enter preliminary engineering.  A Draft Environmental Impact Statement (Draft EIS) was published in December 1998.  The Final EIS was completed in November 1999.  FTA completed the environmental review and issued a Record of Decision in January 2000.  The Sound Transit Board formally adopted a 7.2-mile initial Minimum Operable Segment, known as the MOS-1, for Federal participation in November 1999.  FTA approved the project’s advancement into final design in February 2000.  Based on increased costs for tunneling, right-of-way, mitigation, and other factors, Sound Transit increased the total project cost for the former MOS-1 and rescheduled the revenue operations date.  FTA entered into a Full Funding Grant Agreement for the former MOS-1 in January 2001.

After Congress and the U.S. Department of Transportation’s Office of Inspector General (OIG) raised significant questions about project costs, the Sound Transit Board directed staff to re-examine the entire MOS-1 project to determine if a portion of the 20-mile proposed system could be identified as a new initial segment, or if MOS-1 could be redefined to reduce risks and better meet budget limitations.  During the re-examination, the Sound Transit Board maintained its commitment to build the entire alignment.  In September 2001, the Sound Transit Board identified the Central Link Initial Segment from Convention Place to South 154th Station as a new MOS.  Following its identification of a new MOS, Sound Transit responded to Congressional, OIG, and FTA inquiries about project scope and costs.  Based upon additional review, FTA approved the project’s entrance into final design in August 2002.  FTA entered into a Full Funding Grant Agreement for the new MOS, the Central Link Initial Segment in October 2003.

Section 3030(a)(85) of TEA-21 authorized the “Seattle Sound Move Corridor (Link and Sounder)” project for final design and construction.  The Central Link Initial Segment light rail transit line represents the initial segment of this project.  Through FY 2003, Congress appropriated $90.97 million for this project.  In the FY 2004 Conference Report, a total of $73.81 million was allocated for the Seattle Central Link Initial Segment.  In accordance with the FFGA, it is recommended that $80.00 million be provided in FY 2005.

### St. Louis/Metrolink St.Clair Extension

The Bi-State Development Agency (Bi-State) is developing a 26-mile extension of the Metrolink light rail line from downtown East St. Louis, Illinois to the Mid America Airport in St. Clair County.  A 17.4-mile minimum operable segment (MOS) extends from the current Metrolink terminal in downtown East St. Louis to Belleville Area College (now known as Southwest Illinois College).  This segment consists of eight stations, seven park-and-ride lots, 20 new light rail vehicles, and a new maintenance facility in East St. Louis.  The route makes extensive use of abandoned railroad rights-of-way.  Revenue service began on May 5, 2001.  The total capital cost of the St. Clair Extension is estimated at $339.20 million.

On October 17, 1996, FTA and Bi-State entered into an FFGA that commits a total of $243.94 million in Section 5309 New Starts funding to complete the 17.4-mile MOS to Southwest Illinois College and provides for extending the system to Mid-America Airport should funding become available at a later date.  Through FY 2003, a total of $243.88 million has been appropriated for this project.  No funding was allocated to this project in the FY 2004 Conference Report.  The Administration is requesting $0.06 million in FY 2005 to complete the FFGA commitment to this project.  The amount of funds already appropriated less those funds not attributable to the FFGA commitment plus the funds requested for FY 2005 do not add to the total FFGA commitment due to rounding.

### Washington, D.C. Metropolitan Area/Largo Metrorail Extension

The Maryland Transit Administration (MTA) and the Washington Metropolitan Area Transit Authority (WMATA) are developing a joint project to extend the Blue Line of the Washington Metrorail system from the Addison Road station to Largo Town Center in Prince George’s County, Maryland.  The 3.1-mile, two-station extension will be operated by WMATA as an integral part of the regional Metrorail system, providing access to downtown Washington, D.C. and the surrounding counties in Maryland and Virginia.  The line follows an alignment through central Prince George’s County that has been preserved as a rail transit corridor in the county’s Master Plan.  The two new stations will be located at the Morgan Boulevard station, north of MD-214 (Central Avenue), and at Largo Town Center just outside the Capital Beltway (Interstate-95/495).  Shuttle bus service is proposed to link both new stations with the sports complex located at FedEx Field.  MTA managed the project through preliminary engineering, and WMATA has assumed responsibility for managing the final design and construction activities.  MTA and WMATA expect this extension to open for service by December 31, 2004.  Average weekday boardings are estimated at 20,040 including 15,310 daily new riders.  The total capital cost for this extension is $433.90 million.

This project is authorized by Section 3030(a)(94) of TEA﷓21 to enter final design and construction.  On December 15, 2000, FTA entered into an FFGA with WMATA that commits a total of $260.30 million in Section 5309 New Starts funds to this project.  This does not include $5.65 million in prior year funds that were provided to the MTA for planning activities associated with this project, which would bring the total amount of Section 5309 New Starts funding to $265.95 million.  A total of $120.89 million has been appropriated through FY 2003, and an additional $63.97 million was allocated in the FY 2004 Conference Report.  In accordance with the FFGA, it is recommended that $75.43 million be provided for this project in FY 2005 to complete the Federal commitment on this project.

## Existing FFGAs Fully Funded in the President’s FY 2004 Budget

### The following two projects with existing FFGAs will not require additional funding in FY 2005, if Congress enacts the FY 2004 Conference Report as proposed.

### Dallas/North Central LRT Extension

Dallas Area Rapid Transit (DART) is constructing a 12.5-mile, nine-station extension of its light rail system from the Park Lane Station north to Plano.  DART estimates that approximately 17,000 riders will use this extension by 2010, of which 7,000 will be new riders.  The total cost of this project is estimated at $517.20 million.  DART began contracting for construction and purchasing vehicles and necessary right-of-way in May 1998, and expects to open the full length of North Central extension for revenue service in December 2003.

The North Central extension is authorized for final design and construction under Section 3030(a)(20) of TEA﷓21.  FTA issued an FFGA for this project on October 6, 1999, that will provide a total of $333.00 million in Section 5309 New Starts funding.  Through FY 2003, a total of $289.92 million has been provided to this project, and an additional $29.68 million is allocated to the project in the Conference Report for FY 2004.  The Administration is not recommending that any additional funding be provided to this project in FY 2005.

### Memphis/Medical Center Extension

The Memphis Area Transit Authority (MATA), in cooperation with the Memphis city government, is building a two-mile light rail extension to the Main Street Trolley/Riverfront Loop vintage rail system.  The extension would expand service from the central business district east to the Medical Center area.  The line will operate on city streets in mixed traffic and would connect with the Main Street Trolley, sharing a lane with automobile traffic on Madison Avenue between Main Street and Cleveland Street.  Six new stations will be located along the route.  The line will be designed to accommodate light rail vehicles, but vintage rail cars will be used until a proposed regional LRT line is implemented and a fleet of modern LRT vehicles is acquired.  The revenue operations date is March 2004.  The total capital cost of this project is estimated at $74.58 million.  This project will be the last segment of the downtown rail circulation system, as well as the first segment of a possible regional light rail line.

Section 3030(a)(43) of TEA-21 authorized the Memphis Corridor to enter final design and construction.  On December 12, 2000, FTA issued an FFGA committing a total of $59.67 million in Section 5309 New Starts funds to the Medical Center Extension.  A total of $50.16 million has been appropriated for this project through FY 2003.  An additional $9.10 million was allocated to this project in the FY 2004 Conference Report.  No funding is recommended for this project in FY 2005.

## Pending Federal Funding Commitments

In addition to the funding recommendations for existing Federal commitments discussed above, a new commitment is pending for one project, the Los Angeles Metro Gold Line East Side Extension.  The Metro Gold Line East Side Extension project was recommended for a Full Funding Grant Agreement in the FY 2003 Annual Report on New Starts, and this FFGA is anticipated to be executed in the spring of 2004.  In anticipation of this commitment, FTA recommends that a total of $80.00 million be allocated to this project in FY 2005.  This project has been rated as “Recommended” under the criteria and processes specified by TEA-21.  The funding recommendation described below is based on the anticipated funding need of this project in FY 2005.  This project has been authorized in TEA﷓21 for final design and construction.

### Los Angeles/Metro Gold Line East Side Extension

The Los Angeles County Metropolitan Transportation Authority (LACMTA) is developing a nearly 6-mile, eight-station light rail transit (LRT) line to serve a heavily urbanized, and transit-dependent area between downtown Los Angeles and East Los Angeles.  The East Side Corridor has among the highest residential densities in Los Angeles with over 60 bus routes currently serving neighborhoods along the proposed LRT alignment.  Many of these bus routes are at capacity during peak travel times, and suffer delays resulting from traffic congestion.  The proposed project is anticipated to improve transit reliability and capacity in the corridor and provide travel time savings to East Side residents accessing jobs in downtown Los Angeles and other employment destinations along the LACMTA’s rail and rapid bus network.

Compared to bus alternatives, the light rail system will provide nearly 9,000 weekday hours of travel time benefits in 2020.  The project is further estimated to carry 23,000 average weekday riders in 2020, including 8,600 daily new riders.  Based on 1990 census data, there are an estimated 5,330 low-income households representing 17 percent of all households within a one-half mile radius of the transit station areas.  There are an estimated 84,000 employees within one-half mile of transit station areas.  The Los Angeles region is classified as an extreme area for ozone, a serious area for carbon monoxide and particulate matter, and as an attainment area for nitrogen oxides.

The East Side LRT project was originally defined in minimum operable segment as a 3.7-mile heavy rail subway extension under the Los Angeles River to First and Leona Streets in East Los Angeles.  On January 14, 1998, however, the LACMTA Board of Directors voted to suspend and demobilize construction on the East Side project, as well as the Mid-City rail line along Wilshire Boulevard. Following this decision, LACMTA conducted extensive alternatives analyses that resulted in the selection of LRT in the East Side corridor.  FTA approved entry into preliminary engineering for the East Side light rail line in October 2002, and approved it into final design in October 2002.

Section 3030(a)(38) of TEA﷓21 authorizes the LACMTA East Side LRT for final design and construction.  In early 2002, LACMTA completed the National Environmental Policy Act processes and entered into final design.  The total capital costs of the East Side LRT are expected to be $898.81 million, of which LACMTA is seeking $490.70 million in Section 5309 New Starts funding.  Commitment authority totaling $647.00 million was set aside by an earlier FFGA for this and the Mid-City corridor.  Through FY 2003, Congress appropriated $17.27 million for the “Metro Goldline” East Side Extension project.  No funding was allocated to this project in the FY 2004 Conference Report.  FTA is requesting $80.00 million in FY 2005 for this project.