TEST REPORT

STEREO IMPACT SEP/SIT FM2 VIBRATION REPORT

Written by:  Glenn Mason

Date:  Aug 8, 2005

1. OVERVIEW

The STEREO SEP/SIT vibration test for the flight model 2 (FM2) unit was conducted May 10-12, 2005, in the Bldg. 7 facilities at Goddard Space Flight Center, Greenbelt, Maryland.  Scott Lasley (UMd), Kristin Wortman (GSFC), and Glenn Mason (UMd) supported instrument handling and testing after each axis shake.  Steve Wasserzug verified that the tests carried out were in accordance with the test procedure.  Test engineering support was provided by Dan Worth and others on his staff (GSFC).

Tests were conducted in the X-, Y-, and Z- axes as defined in the Test Plan.

After each axis, the instrument was removed from the shake cell, and connected to its GSE for a functional test.  The instrument passed all the functional tests.

2. REFERENCE DOCUMENTS:

STEREO IMPACT SIT Acoustics and Vibration Test Plan, dated 17 Jan. 2005

3. PASS / FAIL CRITERIA:

Post-vibration CPT of the FM2 unit verified functionality was not lost in testing.  Inspection of the instrument revealed no notable degradation mechanically or structurally.

On May 14, the telescope door was opened in preparation for the thermal vacuum test.   The door opening test on May 14 verified that the door mechanism had not been significantly degraded.

At the time of the door opening on May 14 the outer foil was inspected for any degradation.  Two small holes or blemishes were observed in the outer foil, but they did not show up well on photos.  Since the telescope design has provision for some damage to the foil (double foils; foils mounted on ~1 mm square cells to prevent tears from spreading; aiming of telescope so that sunlight never strikes the foil), this condition of the foil was deemed acceptable.

The inner foil cannot be checked in this manner, so its status was not determined.  Inspection of the inner foil would require disassembly of the telescope.  However, since the outer foil showed only minor degradation, and since the instrument was operating normally, it is assumed that the inner foil was not significantly damaged in the vibration test.

On July 8, 2005, the fm2 telescope was opened to replace the noisy solid state detector.  At this time the inner foil could be inspected, and it was observed that 3 cells were broken on the inner foil.  It is assumed that these 3 broken cells on the inner foil, and the 2 broken cells on the outer foil, were damaged during the vibration testing.  The inner foil broken cells were in different locations than those on the outer foil, and so would not have been a significant problem if this had occurred during flight.  However, since the telescope was now open, and a replacement pair of foils readily available, it was decided to install a new set of foils.

The most likely time during the vibration when the foil damage occurred was during the z-axis sine sweep.  For this test, the telescope is moving in a direction perpendicular to the foil surface.  Because the telescope door was closed during the test, in principle the air inside the telescope will remain at rest, but pressure waves may set up in the telescope resulting in small differential pressure across the foil.  The foil is extremely fragile to differential pressure.  The telescope design allows for rapid venting around the foil so that pressure does not build up.  This accommodates any systematic pressure changes during pump-down or launch, but the sine sweep test is more dynamic and this may have caused the problem.

Since there is no requirement for an additional sine sweep test of the instrument, we believe that the risk of this damage occurring again during I&T is very small.

During each axis test, the survival heater was powered, and the current draw monitored visually on the power supply dial.  There were no variations observed in the survival heater current during the vibration tests.