###### JFMIP Core Financial Management System Qualification Test Plan

###### March 2000

###### Prepared for:

###### Joint Financial Management Improvement Program

###### 1990 K Street, NW, Suite 430

###### Washington, DC 20006

###### Prepared by:

###### Logistics Management Institute

2000 Corporate Ridge

McLean, VA 22102-7805

### Table of Contents

#### Section 1: General

Introduction

Purpose of the Test

Test Execution Plan

Test Execution Schedule

Test Team Composition, Roles, and Responsibilities

Evaluation of Test Results

#### Section 2: Test Approach

Overview of Approach

Composition of Test

Types of Transactions

#### Section 3: Test Data Description/Assumptions

The “Information Technology Services Agency”

Approach for Testing Cost Management Requirements

General Assumptions

Test Cycle Progression

Pre-Test Set-Up and Preparation

Test Execution Materials

Test Outputs

External Electronic Inputs

Appendix A: Test Cycle Information

Appendix B: Additional Expected Results/Outputs for Cost Management Processes

Appendix C: Pre-Test Data Set-Up

Appendix D: Report Content

Appendix E: Test Execution Materials

### Section 1:  General

#### Introduction

This test plan provides the information necessary to prepare for and execute the Joint Financial Management Improvement Program (JFMIP) Core Financial Management System Qualification  Test.  This plan includes the following items:

- General schedule and plan for the test

- Discussion of roles and responsibilities

- Overview of test approach

- Test objectives and the types of transactions being tested

- Description of the test organization, including

- Background on the Information Technology Services Agency and structure

- Cost management model being followed and assumptions

- Test cycle inventory and description

- Test data overview

- Test set-up data

- Test execution materials/scripts.

#### Purpose of the Test

The purpose of the test is to enable the JFMIP PMO to validate that the offered core financial management software meets the requirements outlined in the JFMIP Systems Requirements document (JFMIP SR-99-4).   In particular, the test execution plan includes tests to evaluate and gather information on the following:

- Performing functions that satisfy the stated requirements, including generation of reports

- Gathering information on how the software meets certain processing requirements

- Identifying and gathering information on specific value-added features of the software.

#### Test Execution Plan

The test will be conducted at a vendor provided site using vendor provided hardware and software at a time coordinated by the vendor and JFMIP. JFMIP will provide data for the test. The vendor is responsible for the entry of data into the system as well as the total operation of the system. The test is scheduled for five business days and normally is conducted Monday through Friday. The vendor is responsible for loading the setup tables provided by JFMIP prior to the arrival of the government test team. JFMIP will verify pre-test data set-up.

The vendor is expected to provide the government test team with office space to accommodate a team of up to five people. The office space should allow the test team adequate table or desk space to set up computers and review documents.

The government test team will verify that the vendor’s system and architecture conforms to the description provided in the application and note any differences and verify the software product name and version. The government team will then oversee the entry of test step data and observe expected results in the order enumerated in the testing plan. The test team will note the satisfactory completion of each mandatory test step. The test team will also gather descriptive information on selected mandatory test steps as described below. The vendor will be provided the opportunity to review these descriptions and to offer suggested changes.

In addition, the JFMIP test team will collect information on selected mandatory requirements for publication in the Knowledgebase. These selected mandatory requirements are identified in the “Related Requirements Numbers” column of the Software Functional Description Questions, Appendix B of the Application for the Core Federal Financial System Software Qualification Test

Following satisfactory completion of the mandatory steps, the government test team will observe value added features. The government will identify the selected value added features they intend to observe at the time the test is scheduled. Similar to the conduct of the mandatory test steps, the government team will oversee the entry of test step data and observe expected results. The test team will note the accomplishment of each value added test step. The test team will also gather descriptive information on selected value added test steps identified by the test plan and provide the vendor a chance to review and comment.

## Software/Hardware Requirements for the Test

In preparation for the test, the vendor is responsible for establishing the hardware configuration for testing and for loading the software to be tested.   No other software other than that being tested for qualification should be on the system.

The vendor should have a minimum of two separate terminals (or personal computers) which have access to the software for concurrent processing.

## Verification of Test Set-Up and Test Platform Configuration

At the start of the test, the JFMIP Test Team will require on-line verification and/or reports reflecting that the pre-test set up data has been properly loaded into the system.  In addition, JFMIP will confirm the platform configuration on which the software is being tested.

## Pre-Test Demonstration of Software

The demonstration is optional and will be conducted only with the agreement of the vendor and JFMIP.  The demonstration will be scripted by the vendor using the site, architecture, and platform of his choice. The purpose of the demonstration is to provide JFMIP evidence of operational system software capabilities and to provide JFMIP an understanding of the way the software operates. This understanding is meant to improve the efficiency of the administration of the test.

To support the purposes of providing evidence of an operational system, the vendor is requested to script the demonstration to display the software’s ability to accomplish several mandatory requirements. To support the purposes of familiarizing JFMIP with the system to improve the conduct of the test, the vendor is requested to demonstrate how the user interacts with the application, data input screens, system maintenance and set-up, security, and reporting capabilities. JFMIP recognizes that the demonstration is time-constrained and not comprehensive.  The software capability demonstration does not take the place of the software qualification test.

## Demonstration of Value Added Features

The software vendor is invited to demonstrate software functions that satisfy the value-added features that have been identified by JFMIP as an element of the software qualification process.  The vendor should demonstrate these value-added features in the same order as they have been prioritized by the federal agencies.  Once the vendor has completed demonstration of the value-added capabilities that the specific software package satisfies from the JFMIP prioritized list, the vendor may also demonstrate features of the software which are not included in the list of value-added features identified by JFMIP.  The vendor has up to four (4) hours to demonstrate the software value-added features following completion of the test.  If test execution (including the pre-test demonstration of software) requires 40 hours, the demonstration of value-added features will be conducted on the next business day.

## Changes to Test Data Prior to Test Execution

JFMIP will use test cases and test steps published in the Knowledgebase. When JFMIP chooses to use test data (text and numeric data) contained in the Knowledgebase, the vendor’s financial system software is expected to produce results that match the expected results as published in the Knowledgebase. However, the government reserves the right to change data values (text or numeric) from values shown in the Knowledgebase and expects that the vendor’s application results will change appropriately. (For example, if a payee name changes from Jones to Smith, the system journal entry should reflect the accurate information based on the latest available test data.)

## Test Delays

JFMIP estimates that the test will take up to five (5) days to complete.  If there are delays caused by a system, disk, or network crash, or any other similar event, JFMIP will not extend the time to complete the test.  It is the vendor’s responsibility to complete the test within the 5-day period.  However, if there is a delay caused by an outside event (such as a major power failure), it may be necessary to reschedule the test partially or in its entirety.  The JFMIP Test Team Lead, after consulting with the Vendor Team Lead, will make that determination.

#### Test Execution Schedule

The following table presents the proposed JFMIP schedule.  The schedule is subject to change depending on the time required to complete each step and cycle.  Each vendor will be allowed five (5) business days, extending from 8:00 AM through 5:00 PM to complete the test.  Processing to accommodate such things as batch cycles, reports, etc., may be permitted outside the business day at the discretion of JFMIP.

The test has been divided into seven cycles.  Each cycle is associated with a “logical” day and is associated with a transaction date.  If the system is batch oriented, batch cycles necessary to process the “logical” day’s transactions must be run prior to executing the next cycle.  The cycles and suggested execution schedule are defined in the table below. For more detailed information about the specific cycles, refer to Appendix A.

| Execution Day | Cycle | Types of Activities Performed | Transaction Date |
| --- | --- | --- | --- |
| Test day 1 | NA | Vendor demonstrates core functional capabilities of software | NA |
| Test day 1 | Cycle 0 | Generate a beginning trial balance, transaction register, and status of funds. Perform adhoc queries of various tables to validate set-up data. | 10/1/99 |
| Test day 1 | Cycle 1 | Recognize budget authority (records appropriations), allocating funds to be used throughout the test. Perform modifications - such as rescissions, budget reprogramming, and transfers to budgeted funds. Produce a trial balance, transaction register, and status of funds. | 10/1/99 |
| Test day 2 | Cycle 2 | Execute the budget, establishing commitments and obligations without prior commitments. Establish orders with previous commitments, both partial and final. Set up program receivables and generate bills Produce a trial balance, transaction register, and status of funds. | 10/15/99 |
| Test day 2 | Cycle 3 | Receive goods and services associated with orders placed (both partial and final receipt). Establish administrative receivables. Generate bills for open receivables. Perform month end close process. Produce a trial balance, transaction register, and status of funds. | 10/31/99 |
| Test day 3 | Cycle 4 | Receive and log invoices. Examine invoices and prepare them for payment. Process invoices, which earn discounts, for payment. Process disbursement tapes for invoices with discounts to be earned. Receive cash, checks, other collection, preparing an SF215 if appropriate. Apply collections to open receivables. Receive additional goods and services ordered. Create disbursement tapes for Treasury. Produce a trial balance, transaction register, and status of funds. | 11/15/99 |
| Test day 4 | Cycle 5 | Confirm payment of invoices received/scheduled for payment in Cycle 4. Process re-certified payment for a lost check from previous disbursement. Process a late payment. Confirm collections received in Cycle 4. Create disbursement information for Treasury. Produce a trial balance, transaction register, and status of funds. | 11/26/99 |
| Test day 4 | Cycle 6 | Confirm and reconcile Treasury disbursements. Generate dunning notices on overdue receivables. Perform miscellaneous accounting functions, such as writing-off overdue receivables and processing OPAC II transactions. Produce a trial balance, transaction register, and status of funds. | 12/15/99 |
| Test day 5 | Cycle 7 | Produce a trial balance, transaction register, and status of funds. Support preparation of SF133 and FACTS I reports. Perform year-end close process. Produce a post close trial balance | 10/1/00 |
| Test day 5 | NA | Continue incomplete cycles/test cases/steps if necessary. Demonstrate value-added features (up to 4 hours are allocated for this activity) | NA |

#### Test Team Composition, Roles, and Responsibilities

The JFMIP staff directs the test teams. The other members of the team are either government employees (normally JFMIP staff) or contract support personnel. The government will take reasonable steps to prevent contract support personnel conflict of interest and ensure vendor proprietary information is safeguarded. The team works under the direction of the JFMIP PMO or a designated onsite representative. The team members make observations, gather information, and advise the PMO or onsite team chief. The information the team collects is used to support JFMIP’s decisions with regard to the outcome of the test.

The members of the test team will normally interact with members of the software vendor’s team for routine activities. Issues will be resolved by the PMO (or designee) after consultation with the vendor’s senior representative.

In general, participants in the qualification testing effort are to assume the following responsibilities:

Vendor:

- Schedule test date in coordination with JFMIP.

- Designate senior vendor representative present at the test site.

- Provide test site, application system software, (and all software integral to the operation of the application), platform, operations and support personnel.

- Provide office space for a team of up to five testers during the test.

- Load test set-up data provided by JFMIP prior to the start of the test.

- Demonstrate basic core financial management capabilities of software prior to executing the test for the JFMIP test team.

- Demonstrate selected value added features.

- Enter data during test execution.

- Operate the system and demonstrate screens.

- Print reports during test execution.

- Maintain a senior vendor representative at the test site at all times.

- If the software does not pass but has 10% or fewer failed test steps, coordinate a retest date within 30 calendar days (optional).

- Review, comment, and respond to JFMIP provided materials for publication in the Knowledgebase.

JFMIP:

- Develop the test and test plan.

- Initiate the scheduling of the qualification test in coordination with the vendor.

- Identify and train a test team.

- Observe a demonstration of core functionality of the software.

- Coordinate identification of value-added features to be observed by the test team with the vendor.

- Identify set-up data and provide to vendor.

- Designate the test team leader as the PMO or a PMO representative to act in the PMO’s place at the test site.

- Observe mandatory test cases and test steps.

- Evaluate results of test and determine pass or fail for each test step.

- Consult with the vendor’s senior representative to resolve issues.

- Record information about selected mandatory requirements and value added features (if applicable).

- Determine test result and notify vendor.

- If the system failed, provide the vendor with formal notification.

- If the software does not pass but has 10% or fewer failed test steps, coordinate a retest if the vendor requests one. Coordination will include the dates of the retest and the identification of the test cases for retest, and any changes in the set-up data (if applicable).

- Prepare materials for inclusion in the Knowledgebase and transmit to vendor for his review (if applicable).

- For system software that passes the test and upon receipt of vendor post test documents (if applicable), issue certificate of qualification to the vendor.

#### Evaluation of Test Results (and Retesting of Non-qualifying Core FMS)

JFMIP grades the test and determines results. To pass the qualification test and be eligible to receive a certificate of qualification, the software must pass all test steps. Each step in each cycle will be tested and evaluated individually.

The test team will advise the vendor if any result is considered not in accordance with expected results. The vendor will try to correct nonconforming results as quickly as possible. JFMIP will be advised of any nonconforming result that cannot be immediately corrected. JFMIP will attempt to continue the test if possible and allow the vendor to correct the result at a later time. Not later than the last day of the test (TBD), the software must produce conforming results for each mandatory test step to qualify for a certificate of qualification.

To protect the government from continued commitment of resources to test non-qualifying core financial systems, non-qualifying core financial systems will not be eligible for re-testing for one year. An exception is made for those systems that failed to successfully complete 10% or fewer test steps. For those systems that fail to successfully complete 10% or fewer test steps, JFMIP may schedule an incremental test one time if the vendor requests a re-test in writing and the vendor is prepared to re-test the software within 30 calendar days. The incremental test will re-test test cases containing test steps that were not successfully completed by the software plus any dependent (or other) test cases determined by JFMIP.

The percentage of the test passed by the vendor will be calculated by JFMIP based on test steps passed divided by the total number of test steps.  Each test step has equal weight.

During the test, the JFMIP test team will collect information on how the software addresses selected mandatory requirements.  The JFMIP Test Team’s focus will be on gathering information on how the software addresses these requirements for later publication in the Knowledgebase.  The information gathered will have no impact on whether a vendor passes or fails a test.  Rather, JFMIP will confirm the software approach described for those selected mandatory requirements identified in the “Related Requirements Numbers” column of the Software Functional Description Questions, Appendix B of the Application for the Core Federal Financial System Software Qualification Test.  The results of this information gathering effort will be as follows:

- Approach was observed  as described

- Approach was observed but not as described

- Approach was not observed.

At the end of the test, the vendor will have time to demonstrate various value-added features.  The government test team will validate the presence of, and various attributes related to, selected value added features as part of the test.  The JFMIP test team will not attempt to evaluate these features.  Rather, the JFMIP test team will validate and evaluate the presence of the feature as follows:

- Feature was observed

- Feature was not observed.

- Feature was not reviewed (Time constraints did not allow for a demonstration of this feature)

### Section 2:  Test Approach

#### Overview of Approach

Our approach in developing the JFMIP qualification test was comprised of two key steps:

- Mapping the testable mandatory requirements to test cases and steps to ensure test comprehensiveness, and

- Retrofitting the detailed test steps into time cycles to ensure logical and successful execution of the test.

This approach is described in more detail in the following paragraphs.

Step 1: Mapping testable requirements to test cases/steps

To ensure that all quantifiable, mandatory requirements are tested, we initially organized transactions (referred to as test steps) into logical groupings relating to the particular business function or business process being tested (referred to as test cases).  For example, the first test case (TC-FD.1) establishes the budget.  This test case is comprised of individual test steps to record appropriated funds, warrant funds, set-up prior year recoveries, and apportion funds.  The diagram below depicts this step in our approach.

In many instances, test cases are dependent on activities performed in a prior test case.  For example, TC-PM.1 (Process Invoice Prior to the Receipt of Goods) is dependent on funds being committed in TC-FD.4 and obligated in TC-FD.5.

Step 2: Associating test steps with logical test cycles

For test execution purposes, the concept of the test case becomes irrelevant since many test cases actually involve test steps which cross logical time cycles.  As a result, we identified the logical sequence of events and the related time cycles.  We then assigned each test step to a specific test cycle. The diagram below illustrates this step in our approach.

Assignments to the cycles reflect the dependencies defined in the test cases and the logical flow within and across the core financial management processes.  Cycles are discussed in more detail in Section 1, Test Execution Procedures and Schedule, and Appendix A.  As a result the current structure of the test differs from previous versions that have been made available by JFMIP, although many of the test steps have not changed significantly.

#### Composition of the Test

The qualification test will have two major components: a mandatory requirements component and a value added features component. The mandatory component will contain test cycles and associated steps based on the requirements in the Core Financial System Requirements section and Core System Technical Requirements section of the web site. This test is designed to test only mandatory requirements.  Each testable mandatory requirement will be tested by at least one test step. Each mandatory test step will be graded as either pass or fail. (The software passes a test step when it produces a result that conforms with the expected result described in the test.)

In addition to grading test steps as pass or fail, test evaluators will collect “how” information on selected mandatory requirements for publication in the Knowledgebase. These selected mandatory requirements are identified in the “Related Requirement Numbers” column of the Software Functional Description Questions, Appendix B of the Application for the Core Federal Financial System Software Qualification Test.

The value added features component will be used to gather information on value added features for publication in the Knowledgebase. Test evaluators will observe the presence of selected value added features and characteristics about those features. Pass and fail will not be used to evaluate value-added features.  For more information on test evaluation, refer to Section 1 of this document.

## Test Cycles

Every test step has been assigned to the appropriate cycle.  Within each cycle, the test steps are arranged in sequential order, with all dependencies accounted for.

Test Steps

The heart of the qualification test is the test step.  Every test step has been assigned to the appropriate cycle.  Within each cycle, the test steps are arranged in sequential order, with all dependencies accounted for.

## Test Execution Script

The Test Execution Script provides the detail necessary to execute each test step.  Each step includes the following information:

- Cycle Number

- Test Step

- Transaction Date

- Execution Instructions

- Assumptions

- Dependencies

- Input Data

- Expected Results

Each step is executed in sequence, and the results are verified before proceeding to the next step.  In some instances, test steps are not executed interactively.  For example, if a system relies on a batch process to create payment disbursements, all payment disbursement test steps must be executed in a batch cycle that is run after entering all of the daily transactions.  In this instance, the test step must be bypassed and verified after executing the batch cycle. The system date must be modified to the transaction date before executing each cycle.

#### Inventory of Transactions Types Tested

The test simulates financial transactions that take place in the real world of federal financial management. For example, the test agency receives an appropriation from Congress, and the funds are warranted by Treasury and apportioned by OMB.  These funds are allocated.  Funds are rescinded, reprogrammed, and transferred.  The Agency makes commitments and incurs obligations (both with and without prior commitments).   Goods are received and bills are paid.  Invoices are disbursed both with and without discounts.  Delinquent receivables are written off.   Reports are made to Treasury and OMB, and the fiscal year is closed out.  The following provides a list of some of the transactions types that are tested during the qualification test.

- appropriation and warrants

- appropriations not apportioned

- apportionments available

- apportionments not available

- allotments

- rescissions

- prior-year recoveries

- transfers out & in

- anticipated reimbursements

- unfilled customer order received

- reimbursements earned

- commitments

- obligations w/ & w/o prior commitment

- transactions inside & outside tolerance limits

- spending limitations

- transactions exceeding fund availability

- accruals

- accrual adjustments (downward & upward)

- advances

- applied advances

- disbursements w/ & w/o discounts

- disbursements w/  interest

- receivables (federal & non-federal)

- collections (federal & non-federal)

- collections of other cash

- cost accumulation

- cost distributions

- revenue accruals (federal & non-federal)

- deferrals

- write-offs

### Section 3:  Test Data Description/Assumptions

This section of the test plan describes the structure of the agency that was established for this test and discusses the approach we took in testing the cost management requirements, including assumptions.  In addition, we briefly refer to the pre-test data set up, the test execution materials, and the test cycles.  The actual data associated with pre-test set up, test execution, and test cycles is provided in the appendices.

#### The Information Technology Services Agency (ITSA)

The test uses the Information Technology Services Agency (ITSA) as a framework, as shown in the following organization chart.

Agency

Bureau

Directorate

Division

The Agency’s mission is three-fold:

- To provide technology services to other government agencies.

- To provide centralized government-wide information technology policy for the Federal government.

- To provide leadership for new systems development for government-wide applications.

- To support an educational grant program related to information technology.

ITSA was established in 1994 by President Ross Perot to provide strong central IT policy guidance and services.  “Here’s the deal: it worked at EDS; it’ll work here”, he said as he signed P.L. 100-268, bringing the fledgling agency into existence. ITSA is responsible for miscellaneous administrative functions in support of its programs.

ITSA is funded from four sources: three appropriated funds and one revolving fund, as follows:

- Fund 0201, an annual appropriation, which funds most of the day-to-day operations of the Agency.  For purposes of the test, we assume that Congress appropriated $50,000,000 for 2000.  Since the test requires activity in two adjoining years, we assume that $50,000 is appropriated in FY 2001.  This fund also has reimbursable authority of $600,000.

- Fund 0202, a no-year appropriation, which the Agency uses to support a grant program.  A total of $7,500,000 is initially appropriated in FY 2000.

- Fund 0203, a two-year appropriation, which is used for construction of a data center, a two-year project. A total of $10,000,000 is initially appropriated in FY 2000. Operating expenses associated with the project are paid from this appropriation.  In addition, prior year recoveries, in the amount of $300,000, have been authorized for this fund, although this money is not available until realized.

- Fund 0192, a revolving fund.  In 2000, the fund is capitalized through balances brought forward from FY 1999.  These balances are established prior to the actual test, during the setup phase.  This fund also has reimbursable authority.

In addition, the Agency has a fund, 3888, to hold miscellaneous receipts.

#### Approach for Testing Cost Management Requirements

The complexity of the cost management function dictates a distinct testing approach.  This section discusses our approach to testing the Cost Management function, and provides an overview of the test cases and steps which are used to test the Cost Management requirements. The Cost Management test cases are completely autonomous.  This simplifies the test verification process by isolating all transactions to a single revolving fund (0192) and limited organizational units.

## Cost Management Organization, Funds, and Relationships

The Cost Management test cases use a single revolving fund (0192).  In FY2000, the fund is capitalized through balances brought forward from FY 1999.  These beginning balances are established prior to the actual test, during the setup phase.  This fund also has reimbursable authority.  In Cycles 1 and 3, expenses and revenues are posted to fund 0192.

The Cost Management test cases involve an organization comprised of the main bureau, two directorates, and three divisions as follows:

- External Consulting Services Bureau (13000) - bureau comprised of several directorates.

- New Systems Development Directorate (13200) – reports to the External Consulting Services Bureau and sells consulting services to external customers.

- Technical Infrastructure Directorate (13100) - reports to the External Consulting Services Bureau and supports the Systems Development Directorate.

- Financial Systems Division (13210) - reports to the New Systems Development Directorate and is responsible for developing/selling financial management systems.

- Personnel/Payroll Systems Division (13220) - reports to the New Systems Development Directorate and is responsible for developing/selling personnel/payroll systems.

- Logistics Systems Division (13230) - reports to the New Systems Development Directorate and is responsible for developing/selling logistics systems.

Since the Technical Infrastructure Directorate’s mission is to support the New Systems Development Directorate, all costs incurred by this Directorate are to be treated as overhead (indirect costs).  Conversely, all costs incurred by the New Systems Development Directorate are to be treated as direct costs.  Indirect costs are allocated to the three New System Development Divisions (Financial Systems, Personnel/Payroll Systems, and Logistics Systems) on a proportional basis.  The distribution is provided below and in the test step inputs, and was calculated using a division direct cost to total direct cost ratio.

The pertinent organizational units and their relationship to one another are depicted in the following diagram.

# Bureau

# Directorate

Overhead

# Division	Distribution

28.85%	32.69%	38.46%

## Cost Management Case Assumptions

The revolving fund, 0192, is established with a beginning balance as noted in the test set up.  In Cycles 1 and 3, all of which occur in October, expenses and revenues are posted to fund 0192, and all three New System Development Division earn revenues.  Cycles 4 and 5 contain test steps that receive invoices, receive payments, and make payments.

The following four expenses/capital investments are incurred.

- Purchase of computers

- Purchase of software

- Payroll expenses for labor expended

- Depreciation of capital equipment

We assume that expenses are applied to the cost of services sold in the same month that they are consumed.  Consequently, expenses incurred during the month are matched with revenues earned in that same month.

The cost distribution ratios are calculated on a division direct cost/total direct cost basis.  The ratio is fixed at the beginning of the year for the entire year.  Therefore, 28.85%, 32.69% and 38.46% are used to distribute direct costs as they are incurred.

### Progression of Cost Management Steps within Test Cycles

The Cost Management test steps are integrated with the other test steps into the defined test execution cycles.  The timeline below shows the progression of the Cost Management test steps within the cycles.

As the chart shows, a majority of the Cost Management test steps are executed in Cycles 1 and 3 (October activity).  The test steps executed subsequent to cycle 3 ensure that the costs are accrued properly. The Cost Management test activities and related steps are described below.

- Perform Budgetary Activities: These test steps verify that the funds in 0192 are available for spending (executed in the test setup), obligate anticipated expenditures, and establish an anticipated indirect cost distribution for budgetary purposes.  The anticipated indirect cost distribution figures are used later, when they are compared with the actual indirect cost distribution.  All of these steps are executed in Cycle 1.

- Recognize Costs: These test steps record the receipt of goods, receipt of invoices, and payment for goods received.  The test steps associated with the receipt of goods are executed in Cycle 3, the test steps associated with receipt of invoices are executed in Cycle 4, and the test steps associated with payment are executed in Cycle 5.

- Accrue Monthly Expenses: These test steps record other miscellaneous monthly expenses, such as labor and depreciation.  They are executed in Cycle 3.

- Earn Revenues by Selling Services: These test steps record the sale of services and receipt of payment for those services.  The test step associated with the sale of goods is executed in Cycle 3, and the test step associated with the receipt of payment is executed in Cycle 4.

- Analyze Indirect Cost Distribution: These test steps review the actual indirect expenses, compare those expenses with the anticipated indirect expenses, and determine any variance between the two.  These steps are executed in Cycle 3.

- Perform Managerial Cost Accounting: These test steps produce the information needed to report the costs and revenues associated with each New System Development Division.  These steps are executed in Cycle 3.

#### General Assumptions

The following general assumptions also apply during execution of this test:

- The test starts in FY 2000 and continues into FY 2001.

- Appendix A of the Test Plan indicates that the system clock should be set to the next cycle date at the end of each cycle.  If the federal financial management system software does not require resetting the system clock in order to post to the appropriate accounting date, the vendor will not be required to reset the system clock.

- We assume that backups of the data will be performed periodically during the execution of the test.  Our recommendation is that they occur at the end of each cycle or prior to execution of key transactions, such as creation of Treasury Schedules.

- For the most part, during execution of the test, test steps (and the related expected results) should not be combined, since the test steps are defined to test individual requirements. However, there will be some instances where combining steps may be appropriate.  For example, some systems require a separate step to establish an accounts receivable for the balance due on a credit memo that has been applied to outstanding payables to that vendor.  Other systems can perform this function in one step.  It will be at the discretion of the JFMIP Qualification Test Team to determine if combining test steps is acceptable.

- This Test Plan lists set up data (reference codes, such as fund codes and document number schemes) and the test script cites expected standard general ledger postings.  If you intend to use different reference codes or general ledger posting logic during your test execution, please provide written documentation that crosswalks the codes and postings you intend to use to the data provided in the JFMIP test plan prior to execution of the test.

- All standard general ledger (SGL) accounts used in this test have a nominal “.01” suffix, although the SGL values provided as the pre-test set-up data in Appendix C of this test plan do not use sub-account suffixes.  Either the basic SGL or the SGL with sub-account suffixes are acceptable system responses for test purposes.

- For files that the tested system must export into a COTS application format (such as Excel), the file will be imported using the designated COTS application as identified by the vendor.  If the file loads successfully, the test step is passed.  For files to be exported in a specified (SDF, text, etc.) format, the files will be evaluated using generic viewing software (such as Notepad) for compliance with the specified format as well as content values.

- Vendors will create files/data for interface test steps involving loading information from other systems (e.g., receipt of electronic invoices, payroll information, billing records).  Electronic files for the interface test steps will not be provided by JFMIP.

- Although the individual test steps cite specific document numbers, use of these document numbers is not mandatory. If the vendor chooses to record transactions using a different document numbering scheme than is provided in the test materials, these document numbers need to be cross-walked to the numbers provided in the test materials.

- This test plan provides a specific structure and values for various codes, such as organization code and fund code.  If the vendor decides to use a different numbering scheme than that provided in the test materials, they must follow the hierarchy provided in the test execution script and provide a crosswalk of the codes used to those provided in the test plan.

- In general, screen queries or reports satisfy the requirement where vendor defined formatted reports are the expected result.  Vendors are advised that JFMIP Requirement R-7 requires screen print availability on all screens.

- For accounts receivable owned by ITSA, all collections for principal and administrative fees will post to fund “0201” using SGL# 1020. All collections to cover accounts receivable interest and penalties will post to fund “3888” using SGL# 1020. For accounts receivable owned by GSA, all collections for principal, fees, interest, and penalties will be recorded for fund “3888” using SGL# 1020. In addition, ITSA has special authority to use gift receipts. As such, gift collections will post to fund “0201” to SGL# 1020.

- In general, it is the vendor’s responsibility to research and assemble materials needed to comply with federal regulations, such as the actual Taxpayer Identification Number (TIN) formats required by the Treasury Offset Program.  However, we will point out that the TIN is 9 digits, with no dashes, based on the Treasury Financial Manual (TFM).

- At the start of the test all tolerance limits should be set to $0.00.

- The disbursement test steps assume a two-day window between when a schedule is generated and when Treasury actually cuts the checks. The test steps also take into account weekends and holidays, such that if a payment due date, minus the two-day window, falls on a weekend or a holiday, the actual payment due date is the next business day.  Unless otherwise specified, payment terms will be net 30.

- There is a single agency location code for the organization in this test.  The agency location code is 0000001.

- There is only one reporting entity for this organization. The vendor must specify a line of business for FACTS reporting.

- There are several fields listed in the input data for Receipts Management customers that are not listed in the setup data.  The extra fields were added to provide flexibility to vendors who may use such information.  Vendors should select the fields used by their system and disregard the remainder.

- Receipts Management test steps contain interest rate data for each Federal and Non-Federal customer.  Vendors may disregard interest rate data, if this situation violates their system internal control edits prohibiting input of an interest rate for a Federal agency.

- The first two digits of the object classification code represent the major object class.  All fund distribution to the allotment level will occur at the major object classification level, using a four digit object class code, comprised of major object class followed by 2 “0’s.”

- All spending transactions (obligations, accrued expenditures, and payments) will occur at the four character detailed object classification level.  These detailed object classification codes will roll up to the major object class level.

- Funds 0192 and 3888 do not require apportionment; therefore, Apportionment Category C will be used for all transactions in Fund 0192.  For all other test cases/steps, Apportionment Category A funds will be used unless otherwise specified..

- The vendor has the option of deriving revenue source code from information set-up for the customer or of setting up revenue source codes in a separate table prior to the test to accommodate FACTS reporting.

- Standard general ledger transaction pairs have not been provided in the pre-test set up data.  However, it is expected that the vendor will be able to generate the appropriate general ledger postings as provided in the test case/step expected results.  The vendor is responsible for setting-up the appropriate system tables prior to test execution in order to generate the correct postings as outlined in the test case/step general ledger expected results.

- Unless otherwise specified, all payments “warehoused” for payment will be considered “approved”.

- All obligations/expenditures are direct unless noted as reimbursable.

- Invoice document ID’s are external document numbers and cannot be substituted.

- For invoice processing transactions, the Document ID provided in the inputs also serves as the invoice document ID unless otherwise specified.

- If the software requires a value in the organization account code field, but none is specified in the inputs, then assume a 10000 organization code value.

- For status of funds reporting purposes, if an organization code is not specified in a test step, reflect such amounts in organization 10000.

#### Test Cycle Progression

The test has been divided into one initiation cycle and seven transaction cycles.  The first cycle, Cycle 0, is designed to gather information about the starting balances in the general ledger and validate set-up data. Each of the remaining seven cycles is associated with a “logical” day (referred to as a transaction date).  If the system is batch oriented, batch cycles necessary to process the “logical” day’s transactions must be run prior to executing the next cycle.  More detailed information about the cycles and their execution are provided in Appendix A: Test Cycle Information.  It is important to note that not all the values provided in the pre-test set-up data will be used during the execution of the test.  However, it is expected that this data will be set-up prior to the test and be available at the start of the test.  In some cases, we will request a hardcopy output that lists the pre-test set-up data, in other cases, we will request online verification.

Since some systems may require the use of off–line processes to perform various test steps, we have attempted to identify potential processes that might result in an off-line process. In these cases, the expected results will be produced at the conclusion of the cycle that contains the test step. Each vendor should review the test steps and ensure that off–line (batch) processes are prepared to run with minimum delay between cycles.

#### Pre-Test Set-Up and Preparation

Prior to execution of the test, the database must be set up with the data identified in Appendix C, Pre-Test Data Set Up.  This data includes a general ledger accounts, , object class codes, organization codes, vendor and customers, fund codes, and agency location codes. Preliminary balances will also be established in certain general ledger accounts.

At the start of the test, the JFMIP qualification test team will require on-line verification and/or reports reflecting that the set-up information provided in this plan has been properly loaded into the system.  In addition, the test team may request clarification of any other items relating to system setup or operation.

The testers should have pre-established security access to all aspects of the system being tested. The JFMIP test team may request information (either online or in hardcopy report) on the security profiles for “system users,” prior to executing the test.

#### Test Execution Materials

The detailed materials required to execute the test are provided as a separate document and are intended to be included in this plan as Appendix E.  The detailed execution materials are organized in two key parts as follows:

- Inventory of test steps by test cycle

- By cycle, the detailed instructions for executing each test step in sequence including:

- Step instructions

- Step dependencies

- Step assumptions

- Step data inputs

- Step expected results.

#### Test Outputs

At the end of each cycle, there are certain external output reports that will be required as a result of processing.  In addition, there are other queries and output reports that are required as a result of transactions within specific cycles. The table below identifies the specific external outputs by cycle. Although some of the “outputs” listed below are queries, the JFMIP Qualification Test Team reserves the right to request hardcopy reports in lieu of an online query.

| Cycle # | Step | Required Outputs |
| --- | --- | --- |
| Cycle 0 | End | Trial Balance Report by fund. |
| Cycle 0 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 0 | End | Transaction Register. |
| Cycle 1 | TC-PM.1.6 | Listing of information for this vendor and financial institution. |
| Cycle 1 | End | Trial Balance Report by fund. |
| Cycle 1 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 1 | End | Transaction Register. |
| Cycle 2 | TC-FD.5.11 | Query the system to produce two listings of existing obligation listings – one by Vendor and one by Document ID. Perform a screen print of the queried information. Download the information to an electronic format that can be transferred to other applications. |
| Cycle 2 | TC-RM.2.3 | Query the system to verify customer information and balances for reimbursable agreements |
| Cycle 2 | TC-RM.5.1 | Query all unbilled receivables from an interfaced file. |
| Cycle 2 | TC-RM.6.1 | Generate a bill for expenses recorded under a reimbursable agreement as specified with customized text as indicated. |
| Cycle 2 | TC-RM.6.2 | Demonstrate the creation of a download of bill data for transfer to the OPAC system. |
| Cycle 2 | TC-R.1.1 | Produce a report identifying system users during a specified period and the modules each has accessed. |
| Cycle 2 | TC-R.1.2 | Transaction Register for Cycle 2. |
| Cycle 2 | End | Trial Balance Report by fund. |
| Cycle 2 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 3 | TC-RM.6.3 | Generate a bill for overpayment. |
| Cycle 3 | TC-CM.6.1 | Query payroll expenses. |
| Cycle 3 | TC-CM.6.2 | Query depreciation expenses. |
| Cycle 3 | TC-CM.6.4 | Query indirect costs (expenses incurred by the overhead division for the specified period). |
| Cycle 3 | TC-CM.6.5 | Report of cost of goods sold (3 service division expenses for the specified period). |
| Cycle 3 | TC-CM.6.6 | Operating/income statement. |
| Cycle 3 | TC-CM.6.7 | Produce reports or queries tracing costs from original cost pool to final objective. |
| Cycle 3 | TC-CM.6.8 | Export cost information. Produce export file of cost information. |
| Cycle 3 | End | Trial Balance Report by fund. |
| Cycle 3 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 3 | End | Transaction Register. |
| Cycle 4 | TC-PM.3.3 | Query of open payments by document id. |
| Cycle 4 | TC-PM.3.6 | Query of open payments (invoices scheduled for payment) by document id. |
| Cycle 4 | TC-PM.8.4 | Query of cancelled pay line. |
| Cycle 4 | TC-RM.8.2 | Query to verify update of customer accounts. |
| Cycle 4 | TC-RM.8.4 | Query to verify cost is recorded accurately. |
| Cycle 4 | TC-PM.7.1 | Disbursement information for Treasury. |
| Cycle 4 | TC-PM.8.5 | Query of discounts taken on 11/15/99 Treasury Schedule |
| Cycle 4 | TC-PM.6.3 | Query of consolidated EFT transactions for same vendor on same due date |
| Cycle 4 | TC-PM.6.4 | Report addendum of multiple payments included in a single EFT. |
| Cycle 4 | End | Trial Balance Report by fund. |
| Cycle 4 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 4 | End | Transaction Register. |
| Cycle 5 | TC-RM.11.1 | Query/report on accounts receivable. |
| Cycle 5 | TC-PM.7.4 | Disbursement Information for Treasury. |
| Cycle 5 | TC-PM.15.1 | Create a payment history report for payments made in the current month. |
| Cycle 5 | TC-PM.15.2 | Produce the SF-224. |
| Cycle 5 | End | Trial Balance Report by fund. |
| Cycle 5 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 5 | End | Transaction Register. |
| Cycle 6 | TC-RM.10.3 | Dunning letters for delinquent accounts. |
| Cycle 6 | TC-RM.4.5 | Query the system for a history of accounts receivable transactions by customer for the current fiscal year. Produce report. |
| Cycle 6 | TC-RM.7.2 | Prepare a schedule of expected recurring payments. |
| Cycle 6 | TC-RM.9.3 | Report on written off claims |
| Cycle 6 | TC-RM.10.1 | Aging report that identifies all outstanding accounts receivable. |
| Cycle 6 | TC-RM.10.2 | Report of cash collections not associated with accounts receivable. |
| Cycle 6 | TC-PM.15.3 | Create an IRS 1099Misc for Donald Baker. |
| Cycle 6 | TC-RM.10.4 | Create an IRS 1099C for the written off amount for PRESCOTW. |
| Cycle 6 | TC-CF.1.3 | Query the system for all organizations for ALC 0000001 |
| Cycle 6 | TC-CF.4.1 | Transaction history report for selected transactions. |
| Cycle 6 | TC-CF.4.5 | Report of vendors with no activity for the current fiscal year. |
| Cycle 6 | End | Trial Balance by Fund |
| Cycle 6 | End | Transaction Register. |
| Cycle 6 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 7 | TC-R.2.1 | SF-133, Report on Budget Execution, and produce an electronic file in the proper format. |
| Cycle 7 | TC-R.2.2 | FACTS I report in an electronic file in the proper format. |
| Cycle 7 | TC-SGL.1.2 | Year-end pre-closing trial balance by fund. |
| Cycle 7 | TC-SGL.1.3 | Year-end close and roll appropriate balances forward to new year. |
| Cycle 7 | End | Transaction Register. |
| Cycle 7 | End | Status of Funds Report by fund for each appropriated fund. |
| Cycle 7 | logical cycle 8 | Post Closing Trial Balance by fund |

You should note that, in general, the expected results have been provided for each test step.  In addition, we have provided the expected results for the following reports:

- Trial Balance

- Transaction Register

- SF 224

- SF133

However, we are not intending to provide the expected results for the following reports:

- Operating/Income Statement

- FACTS I Report

- Status of Funds

In Appendix D, we have provided sample formats showing the minimum data elements we expect for the Transaction Register and the Status of Funds reports.  The format for the SF 224 can be found in Volume 1 of the Treasury Financial Manual (TFM), part 2, paragraph 3300. The format and crosswalk for the SF133 are available at www.fms.treas.gov. You should note that this test follows the fiscal year 1999 format of the SF133 since the format prescribed for fiscal year 2000 is not yet available.

#### External Electronic Inputs

There are certain external electronic inputs that will be required to execute this test. The table below identifies the specific external inputs by cycle.

| Cycle # | Step | Required Inputs |
| --- | --- | --- |
| Cycle 2 | TC-RM.5.1 | Process an interface file of unbilled receivables. |
| Cycle 2 | TC-FD4.4 | Process a commitment transaction from an external system. |
| Cycle 4 | TC-PM5.1 | Process an incoming electronic file. |
| Cycle 4 | TC-PM5.2 | Process an incoming electronic file. |
| Cycle 4 | TC-PM5.3 | Process an incoming electronic file. |
| Cycle 4 | TC-PM5.4 | Process an incoming electronic file. |
| Cycle 4 | TC-PM.9.1 | Import of an electronic payroll file and query to verify accurate results. |

Appendix A: Summary Test Cycle Information

| Test Execution Cycles |
| --- |
| Expected Test Day | Cycle# | Transaction Date | Activities Performed | Activities to be Performed @ Cycle End | Activities Requiring Potential Off-Line Processing |
| Day 1 | Cycle 0 | 10/1/99 | Generate a beginning trial balance and transaction register Perform ad hoc queries of various tables to validate set-up data. | Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. | Producing the following cycle-end reports: Trial Balance Status of funds report Transaction register. |
| Day 1 | Cycle 1 | 10/1/99 | Recognize budget authority (records appropriations), allocating funds to be used throughout the test. Perform modifications, such as rescissions, reprogramming, transfers to budgeted funds. | Produce a trial balance for each fund. Produce a status of funds report by fund. Set system clock to next cycle date Produce a transaction register. | Set system clock. Recognize budget authority: allocate, rescind, reprogram, transfer, and modify transactions. Producing cycle end reports. |
| Day 2 | Cycle 2 | 10/15/99 | Execute the budget, establishing commitments and obligations without prior commitments. Establish orders with previous commitments, both partial and final. Set up program receivables and generate bills | Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. Set system clock to next cycle date | Generate bills. Set system clock. Producing cycle end reports. |
| Day 2 | Cycle 3 | 10/31/99 | Receive goods and services associated with orders placed (both partial and final receipt). Establish administrative receivables. Generate bills for open receivables. Perform month end close process. | Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. Set system clock to next cycle date | Set system clock. Produce operating/income statement. Produce export file of cost information. Produce OPAC electronic file. Generate bills. Prepare month end closing. Producing cycle end reports. |
| Day 3 | Cycle 4 | 11/15/99 | Receive and log invoices. Examine invoices and prepare them for payment. Process invoices, which earn discounts, for payment. Process disbursement tapes for invoices with discounts to be earned. Receive cash, checks, other collection, preparing a SF215 if appropriate. Apply collections to open receivables. Receive additional goods and services ordered. | Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. Set system clock to next cycle date Produce a disbursement tape. | Produce open payments document (report of invoices scheduled for payment). Produce an addendum report of multiple payments included in a single EFT. Produce dunning letter. Set system clock Producing cycle end reports. |
| Day 4 | Cycle 5 | 11/26/99 | Confirm payment of invoices received and scheduled for payment in Cycle 4. Process recertified check for a lost check from previous disbursement. Process a late payment. Confirm collections received in Cycle 4. Create disbursement tapes for Treasury. Query for availability of data to produce an SF1220 and SF224. | Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. Create disbursement information for Treasury. Set system clock to next cycle date | Create a vendor notice that reflects an applied credit. Create a payment history report for payments made in current month. Produce A/R account information Create disbursement information for Treasury. Set system clock. Producing cycle end reports. |
| Day 4 | Cycle 6 | 12/15/99 | Confirm and reconcile Treasury disbursements. Generate dunning notices on overdue receivables. Perform miscellaneous accounting functions, such as writing-off overdue receivables and processing OPAC II transactions. Query for availability of data to produce an IRS 1099C and 1099Misc | Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. Set system clock to next cycle date | Age receivable accounts that identifies delinquent accounts. Produce a history report of all receivables which shows activities on each customer account. Produce a transaction history report for selected transactions. Produce a dunning letter. Produce a schedule of expected recurring payments. Produce a report of vendors to be purged from the system. Produce a report of documents that meet criteria for purging. Set system clock. Producing cycle end reports. |
| Day 5 | Cycle 7 | 10/1/00 | Perform year-end close process. | Prepare a year-end pre-closing trial balance for each fund. Prepare a year-end close and roll appropriate balances forward to new year. Produce a trial balance for each fund. Produce a status of funds report by fund. Produce a transaction register. | Prepare a year-end pre-closing trial balance for each fund. Prepare a year-end close and roll appropriate balances forward to new year. Producing cycle end reports. Prepare an SF133 electronic file for each fund. Prepare a FACTS I electronic file for each fund. |

Appendix B: Additional Expected Results/Outputs for Cost Management Tests

| Cost of Goods Sold (October) |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Organization |  |  |  |  |  |  |  |  |  |  |
|  |  | 13100 | 13210 |  |  | 13220 |  |  | 13230 |  |  |  |
| Object Class | Description | Indirect Cost | Direct Cost | Allocation (28.85%) | Total | Direct Cost | Allocation (32.69%) | Total | Direct Cost | Allocation (38.46%) | Total | Total |
| 3112 | Capital Equipment | $15,000.00 | $15,000.00 | 0 | $15,000.00 | $9,000.00 | $0 | $9,000.00 | $18,000.00 | $0 | $18,000.00 | $27,000.00 |
| 2610 | Software | $1,000.00 | $1,000.00 | $288.50 | $1,288.50 | $600.00 | $326.90 | $926.90 | $1,200.00 | $384.60 | $1,584.60 | $3,800.00 |
| 1110 | Labor | $23,000.00 | $10,000.00 | $6,635.50 | $16,635.50 | $12,000.00 | $7,518.70 | $19,518.70 | $13,500.00 | $8,845.80 | $22,345.80 | $58,500.00 |
|  | Depreciation | $250.00 | $250.00 | $72.13 | $322.13 | $150.00 | $81.73 | $231.73 | $300.00 | $96.15 | $396.15 | $950.00 |
| Total Direct Costs |  |  | $11,250.00 |  |  | $12,750.00 |  |  | $15,000.00 |  |  | $39,000.00 |
| Total Indirect Costs |  |  |  | $6,996.13 |  |  | $7,927.33 |  |  | $9,326.55 |  | $24,250.00 |
| Grand Total |  |  |  |  | $18,246.13 |  |  | $20,677.33 |  |  | $24,326.55 | $63,250.00 |

| Variance Analysis (October) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Organization |  |  |  |
|  |  |  |  | 13210 | 13220 | 13230 | Total |
| Cost of Service Sold/Division (Sept.) |  |  |  | $18,000.00 | $20,000.00 | $25,000.00 | $63,000.00 |
| Cost of Services Sold/Division (Oct.) |  |  |  | $18,246.13 | $20,677.33 | $24,326.55 | $63,250.00 |
| Estimated Overhead Costs (38% of Sept Costs) |  |  |  | $6,906.69 | $7,825.99 | $9,207.32 | $23,940.00 |
| Actual Overhead Costs |  |  |  | $6,996.13 | $7,927.33 | $9,326.55 | $24,250.00 |
| Variance |  |  |  | -$89.43 | -$101.34 | -$119.23 | -$310.00 |

| Select Financial Data |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Organization |  |  |  |  |  |  |
|  |  | 13210 |  | 13220 |  | 13230 |  | Total |
| Revenues |  |  | $18,975.97 |  | $21,504.42 |  | $25,299.61 | $65,780.00 |
| Cost of Services Sold |  |  |  |  |  |  |  |  |
| Direct |  | $11,250.00 |  | $12,750.00 |  | $15,000.00 |  |  |
| Indirect |  | $6,996.13 |  | $7,927.33 |  | $9,326.55 |  |  |
| Total |  |  | $18,246.13 |  | $20,677.33 |  | $24,326.55 | $63,250.00 |
| Net Earnings |  |  | $729.85 |  | $827.09 |  | $973.06 | $2,530.00 |

Appendix C:  Pre-Test Data Set-Up

#### Document Numbering

The vendor is responsible for assigning a unique document number to each funds control document, commitment, or obligation.  Methodology for developing this number is discretionary.  However, it must be consistent.

#### Organization Codes

A hypothetical government agency, the Information Technology Services Agency, has been established for purposes of the test.  The tables below display the codes associated with the elements of the organization.

| Identifier | Organization Level | Name |
| --- | --- | --- |
| 10000 | Agency | IT Services Agency |
| 11000 | Bureau | Administration |
| 11100 | Directorate | CIO |
| 11200 | Directorate | Human Resources |
| 11300 | Directorate | Financial Management |
| 11400 | Directorate | Systems Analysis |
| 12000 | Bureau | Government Wide Policy |
| 13000 | Bureau | External Consulting Services |
| 13100 | Directorate | Technical Infrastructure |
| 13200 | Directorate | New System Development |
| 13210 | Division | Financial Systems |
| 13220 | Division | Personnel/Payroll Systems |
| 13230 | Division | Logistics Systems |
| 13300 | Directorate | Maintenance |
| 13400 | Directorate | Program Development |
| 30000 | External Program | Department of the Interior |

#### Agency Location Code

The agency location code is 0000001.

#### Tolerance Limits

All tolerance limits are $0.00. (The tolerance limit between an invoice and the originating obligation will be modified during test execution.)

#### Object Classes

The test uses a number of standard object classification codes as defined in OMB Circular A-11.  Object Classification Codes with two “0’s” in the last two positions of the four character code represent major object classes. Object classification codes used in the test are contained below:

| Identifier | Description | Explanation |
| --- | --- | --- |
| 1100 | Personnel Compensation |  |
| 1110 | Full-time Employees | Full-time employees salary & expenses |
| 1210 | Full-time Employee Benefits | Full-time employees salary & expenses |
| 2100 | Travel (Personnel) | Travel – Program |
| 2300 | Rent, Comm, & Utilities |  |
| 2400 | Printing/Reproduction | Print Expenses |
| 2500 | Other Contractual Services |  |
| 2520 | Other Services | All Other Services |
| 2600 | Supplies and Materials |  |
| 2610 | General Supplies | Supplies and Materials |
| 2620 | Provisions | Dairy Products |
| 3100 | Equipment |  |
| 3110 | Operating Equipment |  |
| 3111 | Non-Capital Equipment |  |
| 3112 | Capital Equipment |  |
| 3113 | Depreciation on Capital Equipment |  |
| 4100 | Grants/Subsidies |  |

#### General Ledger Account Codes

This test is conducted using the Standard General Ledger as prescribed in TFM S2-98-02, effective for Fiscal Year 1999.   The basic posting General Ledger Account Codes used are listed below.   Performa transactions codes (PFT) following the General Ledger Account Codes are furnished for ease in posting.

| Account Type | Account Number | Account Title | Normal Balance |
| --- | --- | --- | --- |
| Assets: |  |  | Debit |
|  | 1010 | Fund Balance With Treasury | Debit |
|  | 1020 | SF224 Collections | Debit |
|  | 1021 | SF224 Disbursements | Debit |
|  | 1110 | Un-deposited Collections | Debit |
|  | 1190 | Other Cash | Debit |
|  | 1310 | Accounts Receivable | Debit |
|  | 1319 | Allowance for Loss on Accounts Receivable | Credit |
|  | 1340 | Interest, Penalty, and Administrative Fees Receivable | Debit |
|  | 1410 | Advances To Others | Debit |
|  | 1450 | Prepayments | Debit |
|  | 1750 | Equipment | Debit |
|  | 1759 | Accumulated Depreciation on Equipment | Credit |
| Liabilities: |  |  |  |
|  | 2110 | Accounts Payable | Credit |
|  | 2120 | Disbursements-In-Transit | Credit |
|  | 2140 | Accrued Interest Payable | Credit |
|  | 2210 | Accrued Funded Payroll and Benefits | Credit |
|  | 2310 | Advances From Others | Credit |
|  | 2980 | Custodial Liability | Credit |
| Equity: |  |  |  |
|  | 3100 | Unexpended Appropriations | Credit |
|  | 3310 | Cumulative Results of Operations | Either |
| Budgetary: |  |  |  |
|  | 4060 | Anticipated Collections from Non Federal Sources | Debit |
|  | 4070 | Anticipated Collections from Federal Sources | Debit |
|  | 4119 | Other Appropriations Realized | Debit |
|  | 4150 | Re-appropriations | Debit |
|  | 4170 | Transfers-Current Year Authority | Either |
|  | 4201 | Total Actual Resources – Collected | Debit |
|  | 4210 | Anticipated Reimbursements and Other Income | Debit |
|  | 4221 | Unfilled Customer Orders Without Advance | Debit |
|  | 4222 | Unfilled Customer Orders With Advance | Debit |
|  | 4251 | Reimbursements and Other Income Earned – Receivable | Debit |
|  | 4252 | Reimbursements and Other Income Earned – Collected | Debit |
|  | 4266 | Other Actual Collections – Non Federal | Debit |
|  | 4277 | Other Actual Collections – Federal | Debit |
|  | 4286 | Receivable from the Financing Fund | Debit |
|  | 4287 | Other Federal Receivables | Debit |
|  | 4310 | Anticipated Recoveries of Prior-Year Obligations | Debit |
|  | 4392 | Rescissions – Current Year | Credit |
|  | 4450 | Un-apportioned Authority – Available | Credit |
|  | 4510 | Apportionments | Credit |
|  | 4590 | Apportionments – Unavailable | Credit |
|  | 4610 | Allotments – Realized Resources | Credit |
|  | 4620 | Other Funds Available for Commitment/Obligation | Credit |
|  | 4630 | Funds Not Available For Commitment/Obligation | Credit |
|  | 4650 | Allotments – Expired Authority | Credit |
|  | 4700 | Commitments | Credit |
|  | 4801 | Undelivered Orders – Unpaid | Credit |
|  | 4802 | Undelivered Orders – Paid | Credit |
|  | 4872 | Downward Adjustments of Prior-Year Undelivered Orders Refunds Collected | Debit |
|  | 4901 | Expended Authority – Unpaid | Credit |
|  | 4902 | Expended Authority – Paid | Credit |
| Revenue and Financing Sources: |  |  |  |
|  | 5200 | Revenue From Services Provided | Credit |
|  | 5310 | Interest Revenue | Credit |
|  | 5320 | Penalties and Fines Revenue | Credit |
|  | 5329 | Contra Revenue for Penalties and Fines | Debit |
|  | 5600 | Donated Revenue – Financial Resources | Credit |
|  | 5700 | Appropriations Used | Credit |
|  | 5900 | Other Revenue | Credit |
|  | 5990 | Collections for Others | Debit |
| Expenses: |  |  |  |
|  | 6100 | Operating Expenses/Program Costs | Debit |
|  | 6330 | Other Interest Expenses | Debit |
|  | 6500 | Cost of Goods Sold | Debit |
|  | 6710 | Depreciation, Amortization, and Depletion | Debit |
|  | 6720 | Bad Debt Expense | Debit |
|  | 6900 | Other Expenses | Debit |

#### Funds

Appropriated Funds - Five  appropriations will be used for the test.  These are displayed in the Table below.

| Fund | Description |
| --- | --- |
| 0192 | Revolving fund. |
| 0201 | Annual appropriation with reimbursable authority used primarily for operating expenses. |
| 0202 | No-year appropriation used to fund the agency’s System Acquisition Project. Operating expenses for this project are also funded from fund 0203. |
| 0203 | Multi-year appropriation available for two fiscal years for the purpose of constructing a data. |
| 3888 | Used to hold miscellaneous receipts of interest and penalties outside the general fund. |

Revolving Funds – Fund 0192 is a revolving fund and had beginning balances as follows:

| SGL Account | Description | Debit | Credit |
| --- | --- | --- | --- |
| 4201.01 | Total actual resources collected | $839,400.00 |  |
| 4620.01 | Other funds available for commitment/obligation |  | $839,400.00 |
| 1010.01 | Other cash | $839,400.00 |  |
| 3310.01 | Cumulative results of operations |  | $839,400.00 |

#### Vendors

Note:  Vendor V-02 is set up during the execution of the test.  As a result, the vendor numbers for the vendor information provided in this part of the test set-up data are out of sequence.

## Vendor #1.

| Field | Description |
| --- | --- |
| Vendor ID | V-01 |
| Vendor Type | Commercial |
| Vendor Name | Carlton Corporation |
| Business Organization | Corporation |
| TIN | 85-6696456 |
| Duns No | 111222333 |
| Vendor Phone No | 1-800-968-7223 |
| Vendor Fax No | 703-920-1095 |
| Vendor E-mail Address | Carltoncorp@aol.com |
| Standard Discount Terms | N/A |
| Order from Address | 7833 Heritage Drive Annandale, VA 22003 |
| Remit to Address (1) | 7833 Heritage Drive Annandale, VA 22003 |
| Payment Method | Treasury Check |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Remit to Address (2) | 3700 Norfolk Avenue Bethesda, MD 20814 |
| Payment Method | EFT (CCD+) |
| Vendor Bank Name | Crestar Bank |
| Vendor Bank Address | 4836 Cordell Avenue Bethesda, MD 20814 |
| Vendor Bank Routing No | 777665555 |
| Vendor Bank Account No | 22989112222 |
| Vendor Bank Account Type | Checking |
| Assignment Indicator | N |
| Assignee Name | N/A |
| Assignee Address | N/A |
| Assignee Bank Routing No | N/A |
| Assignee Bank Account No | N/A |
| Assignee Bank Account Type | N/A |

## Vendor #3.

| Field | Description |
| --- | --- |
| Vendor ID | V-03 |
| Vendor Type | Commercial |
| Vendor Name | JMK Company |
| Business Organization | Corporation |
| TIN | 23-9796544 |
| Duns No | N |
| Vendor Phone No | 703-922-7676 |
| Vendor Fax No | 703-922-7677 |
| Vendor E-mail Address | Jmkacctsrec@erols.com |
| Standard Discount Terms | N/A |
| Order from Address | 121 Irving Street Arlington, VA 22204 |
| Remit to Address (1) | 121 Irving Street Arlington, VA 22204 |
| Payment Method | EFT (CCD+ or CTX) and Check |
| Vendor Bank Name | First Virginia Bank |
| Vendor Bank Address | 1300 Cleveland Street Arlington, VA 22204 |
| Vendor Bank Routing No | 899444455 |
| Vendor Bank Account No | 6711122333 |
| Vendor Bank Account Type | Checking |
| Remit to Address (2) | N/A |
| Payment Method | N/A |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Assignment Indicator | Y |
| Assignee Name | First Union |
| Assignee Address | 440 Maple Avenue Vienna, VA 22180 |
| Assignee Bank Routing No | 465998899 |
| Assignee Bank Account No | 9998887777 |
| Assignee Bank Account Type | C |

## Vendor #4.

| Field | Description |
| --- | --- |
| Vendor ID | V-04 |
| Vendor Type | Commercial |
| Vendor Name | Ellen Mills |
| Business Organization | Sole Proprietor |
| TIN | 224-50-1166 |
| Duns No | N |
| Vendor Phone No | 215-656-0455 |
| Vendor Fax No | 215-656-0456 |
| Vendor E-mail Address | emills@aol.com |
| Standard Discount Terms | N/A |
| Order from Address | P.O. Box 8500 Philadelphia, PA 19178 |
| Remit to Address (1) | P.O. Box 8500 Philadelphia, PA 19178 |
| Payment Method | EFT (CTX) |
| Vendor Bank Name | Nations Bank |
| Vendor Bank Address | 100 Penn Square Philadelphia, PA 19107 |
| Vendor Bank Routing No | 045000030 |
| Vendor Bank Account No | 1103689130 |
| Vendor Bank Account Type | Checking |
| Remit to Address (2) | N/A |
| Payment Method | N/A |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Assignment Indicator | N |
| Assignee Name | N/A |
| Assignee Address | N/A |
| Assignee Bank Routing No | N/A |
| Assignee Bank Account No | N/A |
| Assignee Bank Account Type | N/A |

## Vendor #5.

| Field | Description |
| --- | --- |
| Vendor ID | V-05 |
| Vendor Type | Commercial |
| Vendor Name | Donald Baker |
| Business Organization | Sole Proprietor |
| TIN | 987-12-4567 |
| Duns No | N |
| Vendor Phone No | 202-995-3000 |
| Vendor Fax No | 202-995-3010 |
| Vendor E-mail Address | dbaker@aol.com |
| Standard Discount Terms | N/A |
| Order from Address | 1450 G Street, NW Washington, DC 20005 |
| Remit to Address (1) | 1450 G Street, NW Washington, DC 20005 |
| Payment Method | Treasury Check |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Remit to Address (2) | N/A |
| Payment Method | N/A |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Assignment Indicator | N |
| Assignee Name | N/A |
| Assignee Address | N/A |
| Assignee Bank Routing No | N/A |
| Assignee Bank Account No | N/A |
| Assignee Bank Account Type | N/A |

## Vendor #6.

| Field | Description |
| --- | --- |
| Vendor ID | V-06 |
| Vendor Type | Employee |
| Vendor Name | Mary Traveler |
| Business Organization | N/A |
| TIN | 443-66-5978 |
| Duns No | N/A |
| Vendor Phone No | 703-977-5800 |
| Vendor Fax No | 703-977-5801 |
| Vendor E-mail Address | mtraveler@isa.gov |
| Standard Discount Terms | N/A |
| Order from Address | N/A |
| Remit to Address (1) | 3513 Mountain Road Haymarket, VA 22069 |
| Payment Method | EFT (PPD) |
| Vendor Bank Name | First Union |
| Vendor Bank Address | 440 Maple Avenue Vienna, VA 22180 |
| Vendor Bank Routing No | 465998899 |
| Vendor Bank Account No | 2225433768 |
| Vendor Bank Account Type | Checking |
| Remit to Address (2) | N/A |
| Payment Method | N/A |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Assignment Indicator | N |
| Assignee Name | N/A |
| Assignee Address | N/A |
| Assignee Bank Routing No | N/A |
| Assignee Bank Account No | N/A |
| Assignee Bank Account Type | N/A |

## Vendor #8.

| Field | Description |
| --- | --- |
| Vendor No | V-08 |
| Vendor Type | Federal Government |
| Vendor Name | General Services Administration Federal Supply Service |
| Business Classification | N/A |
| TIN | 11-0600011 |
| Duns No | N/A |
| Vendor Phone No | 703-756-4200 |
| Vendor Fax No | 703-756-4202 |
| Vendor E-mail Address | Gsafss@gsa.gov |
| Standard Discount Terms | N/A |
| Order from Address | 1231 Jefferson Davis Highway Arlington, VA 22202 |
| Remit to Address (1) | 1231 Jefferson Davis Highway Arlington, VA 22202 |
| Agency Location Code | 1100001 |

## Vendor #10.

| Field | Description |
| --- | --- |
| Vendor No | V-10 |
| Vendor Type | Commercial |
| Vendor Name | Todd Zuper |
| Business Classification | Sole Proprietor |
| TIN | 101-55-4444 |
| Duns No | N/A |
| Vendor Phone No | 212-555-1111 |
| Vendor Fax No | 215-555-1112 |
| Vendor E-mail Address | N/A |
| Standard Discount Terms | N/A |
| Order from Address | 234 Yecker Kansas City, KS 66104 |
| Remit to Address (1) | 234 Yecker Kansas City, KS 66104 |
| Payment Method | Paper Check |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Remit to Address (2) | N/A |
| Payment Method | N/A |
| Vendor Bank Name | N/A |
| Vendor Bank Address | N/A |
| Vendor Bank Routing No | N/A |
| Vendor Bank Account No | N/A |
| Vendor Bank Account Type | N/A |
| Assignment Indicator | N |
| Assignee Name | N/A |
| Assignee Address | N/A |
| Assignee Bank Routing No | N/A |
| Assignee Bank Account No | N/A |
| Assignee Bank Account Type | N/A |

#### Current Customers

The list below contains the customers that must be entered prior to test execution.  Other customers will be added during the test.

| Billed Ofc Address Cd (BOAC) | Agency Location Code (ALC) | Address/ E-mail Address | TIN |
| --- | --- | --- | --- |
| 473192 | 1100002 | General Services Administration 1800 F Street, N.W. Washington, DC 20405 |  |
| 477MA6 | 1100003 | General Services Administration Border Patrol Sector HQ Main Street, Room B101 Marfa, TX 79843 |  |
| 991249 |  | Dave Wayne 123 Commonwealth Burke, VA 22015 | 222-44-1111 |
| 991246 |  | Todd Zuper 234 Yecker Kansas City, KS 66104 | 343-21-7878 |

Appendix D: Report Content

### Transaction Register

Sample Template for Required Data Elements (format is only representative)

Agency Name: xxxxxxxxxxxxxxxxxxxxxxxxx						Report Begin Date = mm/dd/yyyy

Report End Date = mm/dd/yyyy

Fiscal Year: xxxx											Report Print Date = mm/dd/yyyy

| Document | Acctng |  |  |  |  |  |  | (optional) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Number | Date | Fund | Org | Obj Class | DR/CR | SGL# | Amount | PFT |
| xxxxxxxxxxxx | mm/dd/yyyy | xxxx | Xxxxx | xxxx | xx | xxxx.xx | n,nnn,nnn.nn | xxxx |
| xxxxxxxxxxxx | mm/dd/yyyy | xxxx | Xxxxx | xxxx | xx | xxxx.xx | n,nnn,nnn.nn | xxxx |
| xxxxxxxxxxxx | mm/dd/yyyy | xxxx | Xxxxx | xxxx | xx | xxxx.xx | n,nnn,nnn.nn | xxxx |
| xxxxxxxxxxxx | mm/dd/yyyy | xxxx | Xxxxx | xxxx | xx | xxxx.xx | n,nnn,nnn.nn | xxxx |

#### Status of Funds Reports

Sample Templates for Required Data Elements (formats are only representative)

The status of funds report is intended to be a high level program management tool intended to inform managers of funds availability by fund. A total of five Status of Funds reports should be produced - one for each of the fund and fund type combinations used in the test (0201-Direct, 0201-Reimbursable, 0202, 0203, and 0192).  All fund segments except 0192 (revolving) and 0201R (reimbursable) should use the first format provided below.  The status of revolving funds and reimbursable funds should be reported in the alternate formats provided.  Each format displays the minimum data elements required on the report.  Organization codes should be at the Directorate level, e.g., 11100, 11200, 13100, 13200, etc.  If vendor system requires, Bureau level information can also be displayed.

Agency Name: xxxxxxxxxxxxxxxxxxxxxxxxx

Fiscal Year: xxxx

Fund Code: xxxx (0201-Direct, 0202, 0203)											Report Print Date = mm/dd/yyyy

| Directorate Org. Code | Total, all organizations | Directorate | Directorate | Directorate | Directorate |
| --- | --- | --- | --- | --- | --- |
| Appropriations |  |  |  |  |  |
| Apportionments Available |  |  |  |  |  |
| Allotments Available |  |  |  |  |  |
| Unobligated Commitments |  |  |  |  |  |
| Unliquidated Obligations |  |  |  |  |  |
| Expenditures |  |  |  |  |  |

Agency Name: xxxxxxxxxxxxxxxxxxxxxxxxx

Fiscal Year: xxxx

Fund Code: 0201-Reimbursable

Report Print Date = mm/dd/yyyy

| Directorate Org. Code | Total, all organizations | Directorate | Directorate | Directorate | Directorate |
| --- | --- | --- | --- | --- | --- |
| Actual Reimbursements Earned |  |  |  |  |  |
| Estimated Reimbursements |  |  |  |  |  |
| Apportionments Available |  |  |  |  |  |
| Unfilled Customer Orders |  |  |  |  |  |
| Allotments Available |  |  |  |  |  |
| Unobligated Commitments |  |  |  |  |  |
| Unliquidated Obligations |  |  |  |  |  |
| Expenditures |  |  |  |  |  |

Agency Name: xxxxxxxxxxxxxxxxxxxxxxxxx

Fiscal Year: xxxx

Fund Code: 0192-Revolving

Report Print Date = mm/dd/yyyy

| Directorate Org. Code | Total, all organizations | Directorate | Directorate | Directorate | Directorate |
| --- | --- | --- | --- | --- | --- |
| Beginning Balance |  |  |  |  |  |
| Revenues Earned |  |  |  |  |  |
| Other Funds Available |  |  |  |  |  |
| Unobligated Commitments |  |  |  |  |  |
| Unliquidated Obligations |  |  |  |  |  |
| Expenditures |  |  |  |  |  |

Appendix E: Test Execution Materials

<INSERT OUR TEST EXECUTION SCRIPT>

# Text boxes

# Cycle 3

10/31/98

Mgmt

Rptng

(TC-CM.6)

Cycle 5

11/25/98

Cycle 4

11/1/98

Cycle 1

10/1/98

Receive Payment

(TC-CM.4)

Pay Invoices (TC-CM.2)

Receive Invoices (TC-CM.2)

Compile Costs

(TC-CM.5)

Accrue Exp. (TC-CM.3)

Sell Services (TC-CM.4)

Receive Goods

(TC-CM.2)

Obligate Funds

(TC-CM.1)

13210

Financial

Systems

13220

Personnel/

Payroll

Systems

13230

Logistics

Systems

13200

New Systems

Development

(Direct)

13100

Technical

Infrastructure

(Indirect)

13000

External

Consulting

Services

10000

IT

Services

11000

Administration

13000

External

Consulting

Services

12000

Government

Wide

Policy

11200

Human

Resources

11100

CIO

11300

Financial Management

13400

Program Development

13200

New Systems

Development

13100

Technical

Infrastructure

13300

Maintenance

13220

Personnel/

Payroll

Systems

13230

Logistics

Systems

13210

Financial

Systems

11400

Systems

Analysis