### Minutes & Notes from Proton Driver RF Meeting March 16 2004

(G.W. Foster)

Subject: the 805 MHz fast phase shifter and related topics.

Attendees: Steve Hays, V. Kashikhin, Dave Wildman, Iouri Terechkine, Pierre Bauer, Markus Huening, Ivan Gonin, Ding Sun, Gennady Romanov, GW Foster, J. Kerby, Milorad Popovic, Temirgali Khabiboulline.

MINUTES

1) Marcus Huening presented a brief verbal status report on his simulation results of the fast ferrite shifter in the 805 MHz section of the linac.  He used an ideal E-H tuner response but a finite response time for the ferrite loaded stubs.  The time response assumed for the tuner was a 10usec fixed delay in the feedback loop, followed by a 300usec time constant in the response of the tuner. (Note this is pessimistic compared to the target specifications for the tuners, a 100usec settling time for a 45-degree phase jump).  Despite the sluggish tuner response assumed in his simulations, he felt the results were excellent.  Marcus has promised to present actual viewgraphs with equations and numbers next week.

2) Dave Wildman reported on progress getting the Ferrite ordered.  The Trans-Tech order for the 510 material has not yet been placed because we are negotiating how much to pay for expedited delivery.  Dave put a req from a 2nd vendor (somewhere in NJ or PA?) into the system.  This material has B(sat) ~400 Gauss and a lower Curie temperature, but it was cheap and relatively fast delivery.  Four other potential vendors have yet to reply.

3) General discussion the simulation results ensued.  The question is whether we have reproduced the experimental results for the phase shift and impedance of the Bell Labs tuner, and our existing YIG tuner, well enough that we can confidently predict the phase shift and impedance of a coax line using the ferrite parts we are ordering.  Dave W. chose the geometry (6:1 coax diameter ratio) by estimating the impedance assuming that we will want to operate the ferrite close enough to the resonance that the RF permeability would be in the range of ~2-5.  For curves that he had available for YIG at ~50 MHz, running this far from resonance was enough to ensure Q’s in the range of tens of thousands.  Ding and others are working on the simulations and should have results to present next week.  Meanwhile we will continue under the assumption that a tuner with 5 rings (2.5” length of ferrite) will provide the +/-45-degree (90-degree total) phase shift.  This is consistent with a naïve scaling from measurements of the the existing YIG tuner.

4) Vladimir Kashikhin reported on magnetic simulations of the coil. (See attached slides).  The geometry he simulated was:

- a coaxial shorted stub ~6” long, with the final 2.5” filled with a ferrite cylinder with 3” OD, 0.5” ID, 2.5” length.

- the metal shell was 0.5mm thick stainless steel.  Adding an addional 20 microns of copper plating would increase the effective thickness to the equivalent of 0.8mm of stainless steel.  During the simulation he realized that slotting the metal shell (as was done with part of the existing YIG tuner) would greatly reduce the magnetic shielding and speed up the tuner response.  Iouri Terechkine had hand-calculated the shielding time constant to be ~25 usec, which Vladimir verified off-line.  Since this is somewhat faster than our 100usec response time requirement, the time for field penetration through the shell may not be a problem, even without slots.  So the candidate coax shells are copper-plated stainless, or heavily-slotted copper.

- A copper drive coil 10cm long with roughly 200V x 100A drive requirement. The coil is pulsed with 1.5% duty cycle.

- A cylindrical flux return made from medium-frequency soft ferrite with Bsat ~0.4 T.  The flux return had an end-cap on the shorted stub end.

The coil waveform is pulsed at 10 Hz with a 0.5msec rise time to 1.25kG, a 1msec “flat-top”, and a  0.5msec fall time.  During “flat top” the field in the ferrite slews under the control of the feedback loop between 1 kGauss and 1.5 kGauss, at a maximum slew rate of 2.5Gauss/usec (inductively limited).  Assuming the phase shift is linear with field (not true) and that the 2.5” ferrite length provides 90 degrees of phase shift, this meets our target of a 45-degree phase shift in 100 usec.

The uniformity of the bias field in the Ferrite is about +/-10%, with the major defect being a drop-off in the field strength in the center of the ferrite at the end away from the flux return end cap.  Vladimir believes that this could be substantially improved with additional end-compensation turns in the solenoidal coil, which he will attempt.

Iouri asked what the uniformity requirement for the bias field was.  He pointed out that the radial component of the B-field was not important for RF dissipation, since it is also perpendicular to the RF magnetic field in a coax geometry.  It seems the main requirement is that the entire volume of the ferrite be above resonance, to avoid local volumes of the ferrite with high RF losses.

5) Steve Hays brought a power supply module in common use in the Accelerator Division, that comes withing spitting distance of meeting the specifications for driving the bias coil on the tuner.  It is a switching module which shares a common bulk supply with a number of identical modules.    Many of these module are currently being built for NUMI, where they are housed in chassis containing 12 modules sharing a common bulk supply. Two bias supplies are required  per cavity, so a total of 192 supplies (16 chassis) would be required for all 96 cavities in the 805 MHz Beta<1 section of the linac.   The module itself costs $1000, and when the bulk supply, controls, and cable are included a reasonable cost is $2000/channel ($4000/cavity). This is far less than the power supply cost estimate obtained from AFT.

The major changes required are to speed up the response by eliminating the slew rate limiter circuit, increasing the switching frequency, and altering or abolishing the output filter.  Various additional controls will be required such as an output used to inhibit the RF pulse when the ferrite is biased below resonance, and a pulse duty cycle limiter.  Steve also guessed that some additional filtering would be required to prevent the RF from coming up the cable and disturbing the power supply control circuit.  A two-conductor-plus-shield power cable is generally used with these supplies.

The maximum output current of the existing modules is 60 Amps DC, but Steve believed it should be possible to increase this above 100A level given the 1.5% pulsed duty cycle required for the bias coil.  He felt that it would be best if the coil design were optimized for a peak voltage in the range of +/-150V to match the typical bulk supply voltage.

6) Test stand time and requirements:

At present we are concentrating on 805MHz fast tuners required for the 96 beta<1 cavities in the baseline design.  The linac test stand that we have been using can provide 12 MW at a 0.15% duty cycle (100 usec x 15Hz), whereas for the tuner we need 0.6MW at 1.5% duty cycle (1.5msec x 10Hz).  So we can do peak-power testing (where most of the problems are felt likely to occur) but not average power testing.  Dave W. pointed out that we can kind of fake high average power testing by biasing the ferrite close to resonance where the heating will increase.  This can be combined with pulsing the coil at a higher duty factor than the Klystron can provide.

Testing at the full average power will require access to a 1 msec x 0.6 MW pulsed source at 805MHz.  Currently these exist at SNS, JLAB, and LANL.   Ultimately the most convincing system test would be to connect the ferrite tuner to an SCRF cavity and actually do resonance control. This argues for JLAB or possibly SNS.

Milorad indicated that (although he cannot speak officially) the Linac Klystron test stand will likely be used for high priority testing of the replacement Klystrons in ~4 months when they arrive, but may largely be available until then.  Two possible locations exist to set up the tuners: either the linac gallery where we have been operating so far, or the Muon Collaboration test area which also connects to microwave plumbing from the test stand.  The advantages of using the Muon test area is that it is much less crowded, that RF safety is less of an issue.  The muon test area will be very convenient once we start to set up a more complete mockup including the RF power split and multiple stations of tuners.

(see also Vladimr Kashikhin’s slides from the meeting)