# Aqua Teleconference January 15, 2004

On the phone:

Project science:  Claire Parkinson (telecon chair), Steve Platnick

Instruments: Vince Salomonson, Roy Spencer, Elena Lobl, Mous Chahine, Tom Pagano, Kory Priestley

ESMO:  Bill Guit, Angie Kelly

Data: Yun-Chi Lu

HQ: Ramesh Kakar

## Mission Ops  (Guit):  see distributed ppt file for details.

Major activities over last month

- December 3rd: MODIS Lunar Calibration #13

- December 17th: Drag Make-Up Maneuver #13

- January 2nd:  MODIS Lunar Calibration #14

Planned Activities

- January 15th:  HSB Turn-On Test #13

- January 21st:  Drag Make-up Maneuver #14

- January 26th:  AMSR-E switch from AGC to MGC

- February 1st:  MODIS Lunar Calibration #16

- TBD: Finland DB Test (Feb 3rd or Feb 10th) for Aura testing

- TBD: Star Tracker #1 Time Tag Error Fix

Future activities

- March 15: Inclination Adjust Maneuver #2

- Summer 2004: Deep Space Calibration Maneuver, subject to science team approval

– Not prior to Aura in-orbit checkout (Aura launch currently slated for late May to Mid June timeframe)

– Will begin Maneuver Working Group in January for spacecraft technical issues

## Spacecraft Anomalies - OPEN

- Performance during Inclination Adjust Maneuver

Previous status:

– Observed performance different than predicted

– Caused unexpected close approach to piece of space debris

– Similar performance related issues with Yaw Slew Demo

– Performance during drag make-up maneuvers an ongoing issue

– NGST/FOT/FD/AETD Team investigating the anomaly

New activities:

– Dave Lorenz investigated effective thrust vector misalignment due to thruster plume impingement on X-Band antenna

– Met with NGST 12/10/03 to review results of Dave’s investigation

– Dave provided updated White Paper on 12/16/03

– Flight Dynamics Final Report distributed 1/5/04 concluded Dave’s new propulsion model parameters show a great deal of promise in solving the inclination maneuver modeling difficulties encountered to date.

– NGST to provide results of simulations at next MWGM

– Aqua MWG recommends performing another inclination adjust maneuver as an engineering test burn to confirm the revised model

- Propulsion system – no change

## Solar Array Drive Assembly (SADA) potentiometer anomaly - no change

- Star Tracker #1 Time Tag Error

Previous status:

– Identified during ground validation of on-board computed s/c attitude

– Traced to FSW time tag error for Star Tracker #1 of one minor cycle

– Flight Software K-constant patch has been developed

– New STA alignment matrices have been generated

– Corrects current roll (11 arcsecs) and pitch (13 arcsecs) biases

– On-board STA residuals decrease to ~0

– Definitive attitude does not change

New activities:

– Plan: Correct the time tag error and uplink new STA alignment

– AFM (Aqua FSW Maintenance) had questions/concerns about their test results

– Met with NGST 12/10/03 to review AFM test results

– NGST believes there may be simulation problem

– NGST provided simulation set-up recommendations 1/14/04

## Instrument Anomalies - OPEN

- AMSR-E 89GHz Anomaly

Previous status:

– Reported at August 22nd AMSR-E Meeting @ GSFC

– Voltage decay began in July 2002

– Other output voltages are normal

– Under investigation by AMSR-E sensor team

– Aqua FOT Instrument Engineer Donovan Haxton is working activity planning and Command Authorization Meeting (CAM)

  - Frequency of Manual Settings is needed (monthly, quarterly, etc.)

New activities:

– New voltage plot provided by AMSR-E IOT

– Will change from AGC (auto gain control) to MGC (manual) when requested by AMSR-E IOT

– E-mail from 1/2/04 indicates change will be requested in next few weeks (Date has been set for January 26th near 027/0000 GMT)

EL: During initial change from auto to manual, there will be no change in the gain setting.

Spacecraft: status = green

Instruments: status = green

Data capture/L0 processing: status = green (99.99592% capture rate through end of December)

Afternoon Constellation Inclination Adjust Maintenance

Backup slides to ppt file include the Aqua A-train inclination adjust maintenance plan. No adjust will be made 3-5 months prior to other A-train constellation spacecraft launches (Parasol ~Oct 2004, CloudSat/CALIPSO in early 2005). Two extreme scenarios are shown in slide 25: for adjustments made on a yearly basis (red line) vs. large, but less frequent, adjustments (blue line). However, first need another engineering test burn (March ’04) to fully understand spacecraft dynamics.

EL: If Aura slips another 6 months, then we don’t do DSM? BG: We’re trying to plan DSM during Aura in-orbit check out period when all spacecraft personnel will be available at GSFC. So we would likely slip with Aura, although this action would depend on science team input.

Other

AK: Terra DB capability is back on line today.

### Project Science (Parkinson):

The 5 Aqua AGU sessions went well. All teams were well represented, and everyone did a nice job. Terra/Aqua re-compete results were announced the end of December.

Data system/EOSDIS: (Lu)

YC: DAACs doing very well. What is status of MODIS ocean color data processing?

VS: Ocean color processing for Aqua will transition from MODAPS to SeaWIFS about Feb. 1st (SeaWIFS will also distribute the data). Terra ocean color processing will stop at that time. SST for both Terra and Aqua will continue in MODAPS for the considerable future.

YL: MODIS ocean color archive will still be at the GSFC DAAC? VS: Not sure, guessing it may not be.

Science Working Group for Data – SWGD:

No report.

CERES (Priestley):

Instruments nominal.

Code for Edition 2 of the Level 1b radiance data product and level 2/3 ERBE-Like TOA flux data products is ready to submit to the DAAC.  Edition 2 will correct the small but significant changes in gain that have occurred since launch on 2 of the 6 channels.

Terra global advanced products (SSF, CRS, and SRBAVG) will be available this spring in Edition 2 validated form.  This will be the first global redefinition of the radiation budget since the ERBE data release in 1988.  Errors for all sources from calibration, to angle and time sampling have now been reduced below 1 W/m^2.  When Aqua new ADMs are produced, they should be able to reach this same level, and time sampling errors can be further reduced in combined Terra/Aqua data products.  One of the major advances is accurate fluxes by cloud type (not just gridded monthly means as for ERBE).  For Aqua this is critical to take advantage of the A-train capabilities.

Budget cuts of 20% from those proposed, however, will slow down the delivery of Aqua data products, including the ADMs.  Still have no final number from HQ, so Aqua schedules are TBD.  Overall, data product budgets have dropped by more than 30% since FY02.

MODIS (Salomonson):

Ready to start 1st major reprocessing of Aqua (land and atmospheres); ocean reprocessing will begin in March.

Three atmosphere products (high spatial resolution moisture/temperature profiles, reflectance-based 0.94 µm precipitable water, and cirrus reflectance) were not funded for algorithm maintenance. Dangerous to have them continue on un-attended. May have to quit producing these products.

RK: Will discuss with HQ personnel. Indicates there are some holes in the new science team.

AMSR-E (Lobl, Spencer):

The Brazilian mission proceeded w/out P-3 aircraft. Weather was very good, but not certain how useful the data will be.

Two validation campaigns in 2004: soil moisture experiment in AZ/Mexico in July/August (SMEX04), then back to Punta Arenas, Chile for Antarctic campaign. Will begin planning for both campaigns in coming weeks. P-3 is going through maintenance work. Wallops still deciding whether the aircraft structure needs to be looked at. If this is the case, then there will likely be no 2004 missions (both campaigns would be cancelled without P-3). The hope is that this maintenance will be delayed until 2005 and the 2 missions can go ahead in ‘04.

### AIRS/AMSU/HSB (Chahine, Pagano):

TP: AIRS STM will be March 30 through April 1 at the Greenbelt Marriott. Encourage participation from all those interested.

MC: Have reached V3.5 milestone where have now incorporated QC to eliminate outliers. This is of particular interest for NWP.

MC: Regarding Deep Space Maneuver, would like to see quantitative report on the impact of the Terra DS maneuvers on data products. VS: can provide viewgraphs of response vs. scan angle (RVS) results, but don’t have product impact specifically since the maneuver was used to corroborate the use of the present RVS characterization and was successful in establishing a higher level of confidence in the products. But will try to provide results in the sense of product impact.  KP: CERES has similar situation as MODIS. DSM was used to rigorously specify uncertainties but didn’t change algorithms/products per-se. Telecon: Need to include all instrument science teams in the discussion. BG: The DS Maneuver Working Group meeting is being set up to address spacecraft technical issues, not scientific impact.

MC: Would like from AMSR-E and MODIS a global monthly SST image (same month) for a February science colloquium at GSFC. VS: What will be the point of the comparison? MC: The point will be that SST retrievals between the two methods have evolved to agreement ~1k or better. Any month will do (suggested July 2003). EL: Will request an image from Wentz. MC: Can MODIS also provide global map of cloud products? VS, SP: daily and monthly quicklook imagery of all main cloud products are available on the MODIS Atmosphere Web site (go to http://modis-atmos.gsfc.nasa.gov/IMAGES/index.html, then click on appropriate L3 Terra or Aqua image links listed in left-hand panel).

### HQ (Kakar):

CP: Has anybody determined the impact of the President’s Moon/Mars initiative on Earth Sciences?

RK: Not clear. No information to share at present.

Outreach, web site, etc.:

No report.

Next Telecon: Thursday, February 5, 2:00 PM EST

Minutes are being placed on the following site: http://aqua.nasa.gov/minutes. Corrections/additions should be sent to Steve Platnick.