# Summary from RHIC Spin meeting of June 20, 2003

by Gerry Bunce

The meeting was organized by Brendan Fox, and the focus was on getting information to develop a spin run plan for Run 4, to bring to collaborations.

Polarized gas jet target:  great progress described by Yousef Makdisi

-- expected to be ready for Run 4 (to be installed in summer/fall, then removed during gold-gold run, to work in lab; installation then takes 3 days for a pp run)

-- 1 development silicon detector of 4 works from 1st batch (reported by Sandro Bravar), looking at other existing silicon of similar size from Hamamatsu (expected 50% to work, also issue of schedule for production from BNL Instrumentation)

STAR spin (Les Bland):  machine development and physics for Run 4

-- this is only from the spin group.  STAR has not started discussions on the beam use proposal yet

-- machine development--toward spin goal of 30 pb^-1/week, P=0.7

-- goal for Run 4 P^4 x LT > 10 nb^-1/week (10x run 3)

-- 3/4 barrel EmCal, 3 pb^-1, P=.4

-- physics for A_LL, jets-==>gluon polarization

-- polarized gas jet ==> commission, Delta P/P to +/-10%

-- STAR multi-year plan in the 02 beam use proposal was:

-- Au-Au 19 weeks (16 weeks at root(s_NN)=200, 1 at 3 lower energies)

--   pp   8 weeks, root(s)=200

-- important to develop credible plan on luminosity and P, leading to direct photon program

-- root(s)=500 running requires large LT to be useful, reference data for heavy ions important

PHENIX spin (Yuji Goto):  main discussion next week after info from here

-- Run 3 gave 350 nb^-1, P=.27, P^4 x LT = 1.8 nb^-1

-- expectation on A_LL 2-3 sigma from max. gluon model

-- vs. 3 pb^-1, P=.4 (about 20 sigma from max. gluon pol.) (Run 2 plan)

-- Run 2 plan would give 20K direct photons, p_T>5, 10K J/psi, 1M single e, 4K mu-mu and 7K e-mu charm events.

-- root(s)=500 (discussed for run 6, vs. 200 GeV)

-- compared xdelta(Delta g) for 200, 500 GeV--200 GeV better

BRAHMS spin (Brendan Fox):

-- Run 4 would place spectrometer at 2.3 deg., get interesting measurement  in 20-40 hours.

RHIC summary (Haixin Huang):

-- source problem early in run (ok for Run 4?)

-- pp started March 26

-- yellow snake failure, partial snake solution saved run

-- physics started May 3

-- STAR rotator commissioning May 15

-- switch to 2 IRs May 23

-- run ended May 30 (9 weeks total)

AGS (Leif Ahrens):

-- expected to reach P=.5, reached above .4

-- intensity dependence of P not resolved (but see Mei Bei plot)

-- lower P at end of run--not understood yet

-- plan to use thinner stripping foil (half) into Booster to reduce emittance for Run 4

-- warm snake for Run 4 (but no plan to correct weak intrinsics--issue of manpower, and small emittance improves pol. losses for these resonances

-- cold snake for Run 5

Q: why 2 steps?--if cold snake necessary, what do we learn from warm snake?

A: warm snake for spin matching (but then commissioning useful in Run 4?), also problem seems to be strong intrinsic resonances-->replace rf dipole with cold snake (Thomas).

RHIC polarization (Mei Bei):

-- Mei shows much lower avg. P than we use--probably not throwing out low P runs (aborted store for low P)

-- no correlation between P and intensity at 24 GeV in RHIC

-- snake resonance curves--after correction, yellow (with partial snake) still had larger strength than blue (discussion about optimization for yellow done at 24 GeV after recovery from snake failure; may have been off of optimum at 100 GeV)

-- 20% loss in Delta P/P at end of beta squeeze--coupling problem, plan to squeeze during energy ramp for Run 4, stay on histeresis curve

500 GeV issues--what is possible? (Thomas Roser):

-- spin resonances 2-3x stronger between 100-250 GeV, orbit corrections imply that we preserve P, but tight tolerances on corrections

-- other issues all same as for 200 GeV--i.e. need to be solved first

Plan (Thomas Roser):

-- considering changing working point (fractional tune, related to both beam

resonance space and spin resonance space)--to improve beam-beam tune

spread and shift issues.  Presently about .22 to .23, change to .18?

This was the original plan, but early running had problems at this tune.

-- tune feedback required to be operational--worked in Run 3, but not

operational (delta tune to <.005 with feedback, 10x larger without

(check))

-- introduced letter from Wolfram Fisher and Thomas Roser on expected

performance for Run 4