-

| W | B | S | Title | Definition |
| --- | --- | --- | --- | --- |
| 1. |  |  | Management | Includes all labor, subcontracts, materials and other direct costs for the management of the mission, ground operations, data reduction and archiving, and launch vehicle interface management. These costs should include any indirect costs (“costs of doing business”) and mission insurance as required by the contract. |
|  | 1.1. |  | Mission Management | Includes all labor, subcontracts, materials and other direct costs to design, manufacture, integrate and test the observatory including launch plus the stated mission life time with reserves for contingency operations. |
|  | 1.2. |  | Resources Management | Includes all labor, subcontracts, materials, and other direct costs for budget development and implementation, cost control, financial analysis and performance measurements. |
|  |  | 1.2.1. | GSFC | Includes all labor and direct cost for managing subcontracts and the procurement of services from the GSFC. Procurement may include labor, facilities and other resources. |
|  |  | 1.2.2. | Govt. Partner(s) | Includes all labor and direct cost for managing subcontracts and the procurement of services from government organizations outside the GSFC. Procurement may include labor, facilities and other resources. |
|  |  | 1.2.3. | Non-Govt. Partner(s) | Includes all labor and direct cost for managing subcontracts and the procurement of services from commercial organizations outside the GSFC. Procurement may include labor, facilities and other resources. |
|  |  | 1.2.4. | Contractors | Includes all labor and direct cost for managing contractors assigned directly to the mission management organization. |
|  | 1.3. |  | Schedule Management/ Planning | Includes all labor, subcontracts, materials and other direct costs to develop, maintain and analyze start-to-finish program schedules. |
|  | 1.4. |  | Mission Assurance | Includes all labor, material, and other direct costs for Mission Assurance. This includes the cost of mission risks versus costs trade studies. This cost should include special studies such as orbital debris assessment as well as environmental assessments. |
|  |  | 1.4.1. | Safety | Includes all labor, material, and other direct costs for personnel and hardware safety. This includes the cost for maintaining safety records, and personnel safety training at contractor and government facilities including the launch site. It may also include special costs of hazardous waste disposal. |
|  |  | 1.4.2. | Quality Assurance | Includes all subcontracts, labor, material, and other direct costs for establishing and maintaining a mission level Quality Assurance Program. This includes the cost of reviewing and monitoring subcontractor QA reports and on-site inspections. |
|  |  | 1.4.3. | Product Assurance | Includes all subcontracts, labor, material, and other direct costs for establishing and maintaining a mission level Product Assurance Program. This includes the cost of monitoring EEE part alerts, coupon testing, defective parts analysis, monitoring subcontractor Product Assurance Programs, and parts engineering. In addition, this cost includes reviewing, monitoring and maintaining parts and material certification records. The cost of maintaining a failure review board may be captured here. |
|  |  | 1.4.4. | Materials/ Processes | Includes all subcontracts, labor, material, and other direct costs for establishing, maintaining and monitoring the Materials and Processes Control Program at the mission level. This includes establishing selection criteria for EEE parts, material manufacturing process guidelines, and monitoring subcontractor compliance to the control program. |
|  |  | 1.4.5. | Software Assurance/ IV&V | Includes all subcontracts, labor, material, and other direct costs for implementing an independent quality assurance program and to provide for an Independent Validation and Verification program of the flight software. |
|  |  | 1.4.6. | Reliability Analysis | Includes all subcontracts, labor, material, and other direct costs for a mission level Failure Modes Effects Analysis and Single Point Failure Analysis to establish the probability of meeting mission requirements. |
|  | 1.5. |  | Configuration Management | Includes all subcontracts, labor, material, and other direct costs for configuration control of drawings, specifications, documentation and hardware configurations. This should also include the cost of maintaining control boards (such as Risk Management Board and Project Anomaly Review Board (PARB)), action item lists, and change request documentation. |

| W | B | S | Title | Definition |
| --- | --- | --- | --- | --- |
|  | 1.6. |  | External Reviews | Includes all subcontracts, labor, material, and other direct costs for program reviews (such as FRR, MOR, FOR, IRR, pre-ship reviews, pre-environmental reviews, etc.). These costs should include the preparation, reproduction of review packages, facilities, and the processing of request for actions (action items). |
|  |  | 1.6.1. | PDR | Includes all subcontracts, labor, material, and other direct costs for a program level Preliminary Design Review that should include all elements of the mission (spacecraft, instrument, ground system and launch vehicle). |
|  |  | 1.6.2. | CDR | Includes all subcontracts, labor, material, and other direct costs for a program level Critical Design Review that should include all elements of the mission. |
|  |  | 1.6.3. | SRR | Includes all subcontracts, labor, material, and other direct costs for a program level System Requirements Review that should include all elements of the mission. |
|  |  | 1.6.4. | Other | Includes all subcontracts, labor, material, and other direct costs for any required additional program level reviews such as Red Team Reviews, Termination Reviews, etc. |
|  | 1.7. |  | Travel | Includes all subcontracts, labor, material, and other direct costs for tracking and reporting the cost of travel during the program’s lifetime. |
|  |  | 1.7.1. | GSFC | GSFC and other government organization’s travel expenses reflecting the cost of implementing government reporting process and accounting procedures. |
|  |  | 1.7.2. | Contractors | Contractor and subcontractor expenses reflecting the cost of implementing necessary reporting process and accounting procedures. |
|  | 1.8. |  | Contract and Procurement Management | Includes all subcontracts, labor, material, and other direct costs for managing and maintaining external contracts and subcontracts with venders, suppliers and team members. This should include cost of performance measurements, progress tracking and status reporting. This will not include cost relating to resource management for contract/subcontracts. |
|  | 1.9. |  | Training | Includes all subcontracts, labor, material, and other direct costs for training personnel to perform tasks required by the program. These costs may include proficiency training, new technology development and operational training. |
|  |  | 1.9.1. | GSFC | Includes all subcontracts, labor, material, and other direct costs for tracking the cost spent by GSFC and government organizations on training. |
|  |  | 1.9.2. | Contractors | Includes all subcontracts, labor, material, and other direct costs for tracking training cost for program personnel, contractors and subcontractors. |
|  | 1.10. |  | Logistics | Includes all subcontracts, labor, material, and other direct costs for transportation, lodging, teleconferencing, video conferencing, information management systems and distribution of program related information. |
|  |  | 1.10.1. | Instrument transportation | Includes all subcontracts, labor, material, and other direct costs for transporting the instrument from the development facilities to testing and calibration sites, to the instrument platform integrators facilities and to the observatory integrators facilities. |
|  |  | 1.10.2. | Bus transportation | Includes all subcontracts, labor, material, and other direct costs for transporting the spacecraft bus from the development facilities to testing and calibration sites and to the observatory integrators facilities. |
|  |  | 1.10.3. | Observatory transport to launch site | Includes all subcontracts, labor, material, and other direct costs for transporting the observatory from the integrators facility to the launch site. |
|  | 1.11. |  | Formulation | Includes all subcontracts, labor, material, and other direct costs for formulation studies, developing a formulation plan for the nominal program, a reduced scope program to support cost reductions and development of an expense plan that includes budget reserves and possible contingency actions. |
|  | 1.12. |  | Technology Development | Includes all subcontracts, labor, material, and other direct costs for full developing new technology applicable to the program, implementation of new technology to an existing process / operations and maturation of a technology to a risk level commensurate with the program risk level. |

| W | B | S | Title | Definition |
| --- | --- | --- | --- | --- |
| 2. |  |  | Science | Includes all labor, subcontracts, materials and other direct costs for instrument definitions and science oversight. These costs include mission level support to ensure the science requirements are integrated across all elements in support of the mission. This category includes the generation and verification of science requirements matrixed to mission elements. |
|  | 2.1. |  | Science Oversight | Includes all labor, subcontracts, materials and other direct costs for science oversight. These costs include mission level support to ensure the science requirements are met during the life of the mission. |
|  | 2.2. |  | PI Science Activities | Includes all labor, subcontracts, materials and other direct costs to support Principal Investigator science activities. These costs include mission level support to ensure the PI investigation and data analysis requirements are met during the life of the mission. |
|  | 2.3. |  | Co-I Science Activities | Includes all labor, subcontracts, materials and other direct costs to support Co-principal Investigator science activities. These costs include mission level support to ensure the Co-I investigation and data analysis requirements are met during the life of the mission. |
|  | 2.4. |  | Instrument Scientists Activities | Includes all labor, subcontracts, materials and other direct costs to support the instrument scientist’s activities. These costs include mission level support to ensure that the instrument satisfies the science requirements of the mission. |
|  |  | 2.4.1. | Instrument Characterization | Includes all labor, subcontracts, materials and other direct costs to identify the instrument's characteristics. These costs may include testing, experimentation and analysis in support of determining the instruments operational characteristics. In addition these costs may include field campaigns to test the instrument in remote locations or at government testing facilities. |
|  |  | 2.4.2. | Instrument Calibration | Includes all labor, subcontracts, materials and other direct costs to identify the steps necessary to calibrate the instrument. The costs of addressing calibration issues over the life of the mission may be included. These costs may include testing, experimentation and analysis. |
|  | 2.5. |  | Algorithm Development | Includes all labor, subcontracts, materials and other direct costs to develop the algorithms necessary to process and analyze the measurements taken from the mission’s instrument suite. These costs may include operational support for the life of the mission. |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
| 3. |  |  |  | Mission System Engineering | Includes all labor, subcontracts, materials and other direct costs to provide mission level systems engineering services. These costs include mission level support to ensure the (1) bus, (2) instrument(s), (3) ground system and (4) launch vehicle are integrated to support the mission. This category includes the generation/ maintenance/ verification of technical requirements, allocations, budgets and analyses. |
|  | 3.1. |  |  | Systems Engineering Management | Includes all labor, subcontracts, materials and other direct costs to manage the systems engineering process and personnel necessary to support the mission. |
|  |  | 3.1.1. |  | Systems Engineering Planning | Includes all labor, subcontracts, materials and other direct costs to: plan, schedule, implement and track progress of the systems engineering processes for each of the four mission elements. |
|  |  | 3.1.2. |  | Status and Reviews | Includes all labor, subcontracts, materials and other direct costs to prepare for and hold regularly scheduled reviews. These costs include work necessary to coordinate subsystem level peer reviews, track and respond to request for actions, and support the Systems Requirements Review. |
|  | 3.2. |  |  | Systems Design | Includes all labor, subcontracts, materials and other direct costs to design and implement system level design documentation at the element level. These costs include internal ICD management, subsystem interactions and effects. |
|  |  | 3.2.1. |  | Requirements Definition | Includes all labor, subcontracts, materials and other direct costs to collect, define, review and manage the mission requirements. These costs include work on external Interface Control Documents (ICD) such as bus to instrument ICD, bus to launch vehicle ICD, and observatory to ground system ICD. Management of technical budgets/allocations such as mass, power, sensitivity to jitter, systematic errors, pointing and alignment errors and control system induced errors. |
|  |  | 3.2.2. |  | Solution Definition (e.g. Specification Documentation) | Includes all labor, subcontracts, materials and other direct costs to capture the specifications necessary to meet mission requirements. These costs include of generating, tracking, implementing direct and derived requirements, and managing the effort. |
|  | 3.3. |  |  | Technical Evaluation | Includes all labor, subcontracts, materials and other direct costs necessary to establish a technical evaluation of the specifications to meet requirements in a cost-effective manner. |
|  |  | 3.3.1. |  | Systems Analysis | Includes all labor, subcontracts, materials and other direct costs to establish the system level interactions between mission elements. These costs include defining interaction between the observatory and the ground system, for handling Fault Detection and Correction (FDC) between the bus’s subsystems, and FDC issues involving the bus and instrument(s). |
|  |  |  | 3.3.1.1. | Effectiveness Analysis | Includes all labor, subcontracts, materials and other direct costs to establish a quantitative measure of the effectiveness of each subsystem. These cost may include life cycle costs, and model development cost for trades. |
|  |  |  | 3.3.1.2. | Trade-off Analysis | Includes all labor, subcontracts, materials and other direct costs to perform system level trades, buy-versus-make trades and operations-versus-maintainability trades, etc. Trade studies may cross discipline boundaries as well as mission element boundaries. |
|  |  |  | 3.3.1.3. | Risk Analysis | Includes all labor, subcontracts, materials and other direct costs to perform a risk analysis and trades to support mission life time and risk-versus-costs trades. This includes the support cost for performing a Failure Modes and Effects Analysis (FMEA) and Probablistic Risk Assessment (PRA). Cost of identifying single point failures and acceptance or mitigation trades. |
|  |  |  | 3.3.1.4. | Orbital Debris Analysis | Includes all labor, subcontracts, materials and other direct costs to perform an Orbital Debris Analysis per the contract specification. Typically, this must conform to a NASA Policy Directive. |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
|  |  | 3.3.2. |  | Requirements Validation | Includes all labor, subcontracts, materials and other direct costs to develop a requirements database to track requirements, changes in requirements and the analysis necessary to ensure the requirements meet mission goals. |
|  |  | 3.3.3. |  | System Verification | Includes all labor, subcontracts, materials and other direct costs to develop and maintain a mission wide, verification process of system interactions and a process to ensure that mission requirements are met. |
|  |  | 3.3.4. |  | IV&V | Includes all labor, subcontracts, materials and other direct costs to develop independent verification and validation processes for the onboard software and firmware. These processes may include the cost of using the NASA IV&V test facility, program specific facilities or independent contracts. |
|  | 3.4. |  |  | Software Systems Engineering | Includes all labor, subcontracts, materials and other direct costs to maintain Flight Software Interface Control Documentation between the subsystems on the bus, between the bus and instrumentation, and between the observatory and the ground system. |
|  |  | 3.4.1. |  | Flight Software Systems Management | Includes all labor, subcontracts, materials and other direct costs to provide end-to-end flight software systems oversight and leadership during concept development, requirements definition, implementation, validation, integration, launch readiness and long term maintenance preparations of the full complement of mission flight software, plus flight software test beds and tools. May include system level interaction studies, data flow analyses, timing studies and system level requirements verification test. Includes coordination of the technical content of Flight Software Interface Control documentation between the subsystems on the bus, between the bus and instrumentation, and between the observatory and the ground system. Focus of this element is on flight software risk management across the entire mission. |
|  |  | 3.4.2. |  | Ground Software | Includes all labor, subcontracts, materials and other direct costs to develop the interactions between the observatory and elements of the ground system and between the mission operations center and the science operations center. These costs include development of system level data communication documentation. It may identify interfaces, formats, communications rates, compression techniques and error detection & correction techniques. |
|  |  | 3.4.3. |  | Firmware | Includes all labor, subcontracts, materials and other direct costs to provide oversight of the processes and product developments of those mission specific firmware products which are developed using techniques similar to the complexity of software logic. These costs may also include system level interaction studies, timing studies, and requirements for system level firmware verifications. |
|  | 3.5. |  |  | Systems Integration & Test | Includes all labor, subcontracts, materials and other direct costs to design, develop, and implement system level tests that reflect the interaction of mission elements. The cost includes developing mission and mission element system level tests to verify mission requirements and tracking verification tests. |
|  | 3.6. |  |  | Contamination Control | NEW |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
| 4. |  |  |  |  | Spacecraft | Includes all labor, subcontracts, materials and other direct costs to design, develop, integrate, test, prepare for and launch, and operate the observatory for the life of the mission. |
|  | 4.1. |  |  |  | Spacecraft Management | Includes all labor, subcontracts, materials and other direct costs to manage the design, development, manufacturing and delivery of the spacecraft bus for the life of the mission. |
|  |  | 4.1.1. |  |  | Resources Management | Includes all labor, subcontracts, materials and other direct costs to monitor and assess resource allocations and utilization. These costs may include the assessment of resource margins necessary to meet mission schedules. Resources may include personnel, manufacturing and test facilities, and material supplies. |
|  |  | 4.1.2. |  |  | Schedule Management | Includes all labor, subcontracts, materials and other direct costs to manage the schedule to design, develop and produce the spacecraft. The cost of long range forecasting and corrective actions maybe included as necessary. |
|  |  | 4.1.3. |  |  | Configuration Management | Includes all labor, subcontracts, materials and other direct costs to maintain configuration control of all drawings and documentation necessary to ensure the proper design, production and operation of the spacecraft. |
|  |  | 4.1.4. |  |  | External Reviews | Includes all labor, subcontracts, materials and other direct costs to prepare, conduct and respond to request for actions associated with external reviews. These reviews may include the confirmation review, preliminary design review, specifications or systems requirements review, conceptual design review, pre-environmental and pre-ship review, and the two to four reviews associated with the launch activities. |
|  |  | 4.1.5. |  |  | Travel | Includes all labor, subcontracts, materials and other direct costs for travel in support of spacecraft-level management activities. This may include costs for visiting supplier sites, meetings with government organizations, travel to external reviews. |
|  |  | 4.1.6. |  |  | Contract and Procurement Management | Includes all labor, subcontracts, materials and other direct costs to establish a contracting process with outside vendors. These costs may include maintaining procurement processes that track delivery, inspection and stocking of parts and equipment necessary to deliver the spacecraft bus. |
|  | 4.2. |  |  |  | Spacecraft Systems Engineering | Includes all labor, subcontracts, materials and other direct costs for the design and development of systems architecture of the spacecraft. These costs should include the design and development of internal and external interfaces to the spacecraft subsystems. |
|  |  | 4.2.1. |  |  | Spacecraft Systems Engineering Management | Includes all labor, subcontracts, materials and other direct costs to manage the engineering resources necessary to complete the spacecraft systems engineering functions. These costs include personnel management, coordination between subsystems and carrying out operational activities. |
|  |  |  | 4.2.1.1. |  | Spacecraft Systems Engineering Planning | Includes all labor, subcontracts, materials and other direct costs to implement development plans and schedules for delivery of the subsystems to the spacecraft for integration and testing. These costs should include unanticipated work-arounds to accommodate missed deliveries and manufacturing difficulties. |
|  |  |  | 4.2.1.2. |  | Status & Reviews | Includes all labor, subcontracts, materials and other direct costs to provide periodic status reports, and to conduct and support internal and external reviews at the payload level. These cost should include the cost necessary to prepare presentation information and planning. |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 4.2.2. |  |  | Spacecraft Systems Design | Includes all labor, subcontracts, materials and other direct costs to design the spacecraft systems interfaces. These costs include maintaining spacecraft resource allocations such as of mass, power, pointing and stability. Cost may include tracking and projecting metrics for achieving mission goals; trade studies for performance versus cost implementation. |
|  |  |  | 4.2.2.1. |  | Requirements Definition | Includes all labor, subcontracts, materials and other direct costs to define the mission level requirements for the spacecraft bus. These costs may include the development of requirements to specifications matrix, identifying the operational environments and impact/requirements from external elements like the launch vehicle and ground transportation system. |
|  |  |  | 4.2.2.2. |  | Solution Definition | Includes all labor, subcontracts, materials and other direct costs to define and implement a design solution to meet the spacecraft’s mission requirements. These costs might include phased design studies, trades between subsystems and technology development costs. |
|  |  | 4.2.3. |  |  | Spacecraft Technical Evaluation | Includes all labor, subcontracts, materials and other direct costs to perform a systems-level technical evaluation of the spacecraft design using simulations and models of the various subsystems. |
|  |  |  | 4.2.3.1. |  | Systems Analysis | Includes all labor, subcontracts, materials and other direct costs to perform system level interaction studies that ensure all subsystems will work properly together. These costs should include identifying subsystem level margins as well as identify mission risks associated with the design. |
|  |  |  | 4.2.3.2. |  | Requirements Validation | Includes all labor, subcontracts, materials and other direct costs to ensure that all spacecraft requirements are met. These costs may include analysis, and simulations to indicate how the requirement is met. This information may be a part of the mission requirements validation process. |
|  |  |  | 4.2.3.3. |  | Spacecraft Systems Verification | Includes all labor, subcontracts, materials and other direct costs to develop and implement a systems level verification plan. These costs may include development of special test needed during I&T that verifies system interfaces between the launch vehicle and interfaces between the instrument. |
|  |  | 4.2.4. |  |  | IV&V | Includes all labor, subcontracts, materials and other direct costs necessary to perform spacecraft level Independent Verification and Validation of system level design. These costs might include preparation, reproduction and delivery of design documentation, support for internal peer level IV&V, and external independent reviews. |
|  | 4.3. |  |  |  | Spacecraft Electrical System | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft complete electrical system. These costs should include test and verification with mission element interfaces. |
|  |  | 4.3.1. |  |  | Electronic Parts & Radiation Effects | Includes all labor, subcontracts, materials and other direct costs to develop and implement a radiation effects analysis of all susceptible parts on the spacecraft. The cost may include analysis to determine mission exposure, parts testing, and alternative design development to remove a weak part. |
|  |  | 4.3.2. |  |  | Electrical Power | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft complete electrical power generation, regulation and storage system. |
|  |  |  | 4.3.2.1. |  | Solar Array | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft solar array. These costs may include performance testing and deployment tests. |
|  |  |  | 4.3.2.2. |  | Batteries | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft batteries and power storage devices. These costs may include performance testing and stress tests. |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 4.3.2.3. |  | Power Electronics | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the electronic boxes on the spacecraft. These costs may include development of simulations and models to support trade studies for the power system and in support of the thermal analysis effort. |
|  |  |  | 4.3.2.4. |  | Power Management & Distribution | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft complete electrical power distribution and regulation system. These costs may include development of simulations and models to support trade studies for the power management, peak and orbit-average power analysis. |
|  |  | 4.3.3. |  |  | Command & Data Handling | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft complete Command and Data Handling system. These costs may include development of simulations and models to support trade studies for on-board data reduction, processor computational loading, margin analysis and data storage and handling requirements. |
|  |  |  | 4.3.3.1. |  | Flight Hardware | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the on-orbit portion of the Command and Data Handling system. These costs may include functional performance testing at a unit level, design trades, and documentation development. |
|  |  |  | 4.3.3.2. |  | Engineering Test Units and Breadboards | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test functional equivalents of the flight data system hardware for incorporation into flight software and operations test bed systems. |
|  |  |  | 4.3.3.3. |  | GSE | Includes all labor, subcontracts, materials and other direct costs to design, build and validate the electrical ground support equipment necessary for check-out of the on-orbit portion of the Command and Data Handling system. These costs may include functional performance testing at a unit level, design trades, and documentation development. |
|  |  | 4.3.4. |  |  | Communications | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft complete Communications system. These costs may include development of simulations and models to support trade studies for data transfer rates, and link margin analysis. |
|  |  | 4.3.5. |  |  | Electrical System Accommodations | Includes all labor, subcontracts, materials and other direct costs to analysis the power, thermal, and environmental testing for the complete electrical system. These costs may include development of simulations and models to support trade studies and margin analysis. Power, data and software Test beds along with prototype or mock-ups maybe included in these costs. |
|  |  |  | 4.3.5.1. |  | Electrical Interfaces | Includes all labor, subcontracts, materials and other direct costs to analyze and document the power, thermal, and data interfaces for the complete electrical system. These costs may include development of simulations and models to support trade studies and margin analysis. |
|  |  |  | 4.3.5.2. |  | EMI/EMC | Includes all labor, subcontracts, materials and other direct costs to analyze and document the electromagnetic interference and electromagnetic contamination for the complete electrical system. These costs may include development of simulations and models to support trade studies and margin analysis; cost of unique test facilities. |
|  |  |  | 4.3.5.3. |  | Harness | Includes all labor, subcontracts, materials and other direct costs to build and document the harnesses necessary to join all elements of the electrical system. These costs may include development of interface databases between subsystem elements, drawings, production cost, and cost of unique test facilities. |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 4.3.5.3.1. | Flight hardware | Includes all labor, subcontracts, materials and other direct costs to document and build the flight harnesses necessary for the complete electrical system. These costs may include items unique to flight harnesses like bake-out, high potential tests and flight environmental testing. |
|  |  |  |  | 4.3.5.3.2. | Wiring Mock-up | Includes all labor, subcontracts, materials and other direct costs to document and build a spacecraft mock-up to support flight harness builds necessary for the complete electrical system. |
|  |  |  | 4.3.5.4. |  | EGSE | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the electrical ground support equipment and its configuration. These costs may include mission unique test equipment, calibration and tracking calibration dates, and testing with external resources. |
|  | 4.4. |  |  |  | Spacecraft Mechanical System | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the various mechanical systems of the spacecraft. These costs may include mathematical modeling, stress analysis, subsystem proof tests, and analysis of loads induced by mission elements like the launch vehicle and transportation equipment. |
|  |  | 4.4.1. |  |  | Structures | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the static structures of the spacecraft. |
|  |  | 4.4.2. |  |  | Mechanisms | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the non-static structures of the spacecraft. This may include deployables, rotating or sliding fixtures and covers. These items may or may not be load-carrying elements of the spacecraft. |
|  |  | 4.4.3. |  |  | Mission Unique Accommodations | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the mission unique structures of the spacecraft. This may include cost to modify existing hardware or cost incurred by the launch service provider to modify existing hardware to accommodate the spacecraft. |
|  |  | 4.4.4. |  |  | GSE | Includes all labor, subcontracts, materials and other direct costs to design, document, and build or obtain mechanical ground support equipment. These costs may include handling fixtures, test fixtures, transportation equipment, and alignment fixtures. |
|  | 4.5. |  |  |  | Spacecraft Thermal Control | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document, and build the spacecraft thermal control system. The cost of active and passive elements of the thermal control system maybe included. In addition, the cost of defining the operational temperature limits for the spacecraft may be included. |
|  |  | 4.5.1. |  |  | Thermal Analysis | NEW |
|  |  | 4.5.2 |  |  | Thermal Components | NEW |
|  | 4.6. |  |  |  | Spacecraft Integration, Test & Verification | Includes all labor, subcontracts, materials and other direct costs to document, integrate and test the spacecraft. These costs may include subsystem integration, interface testing, development of Safe-To-Mate procedures, operational procedures, and development of operational techniques. The cost of verifying that spacecraft level requirements are met may be included. |
|  |  | 4.6.1. |  |  | System Assembly and Integration | Includes all labor, subcontracts, materials and other direct costs to document and integrate each of the subsystems onto the mechanical bus structure. The cost for developing liveness tests, system level functional tests, and comprehensive performance tests may be included. |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 4.6.2. |  |  | System Test | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement environmental tests on the spacecraft. Costs may include test facilities, supplies, consumables and personnel resources. These cost may include development of system interaction tests. |
|  |  |  | 4.6.2.1. |  | Vibration | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement sine and random vibration tests on the spacecraft. These costs may include coordination with the launch service provider. |
|  |  |  | 4.6.2.2. |  | Acoustics | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement an acoustics test on the spacecraft. These costs may include coordination with the launch service provider. |
|  |  |  | 4.6.2.3. |  | Shock | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement a shock test or payload adapter, separation test on the spacecraft. These costs may include coordination with the launch service provider. |
|  |  |  | 4.6.2.4. |  | Magnetic calibration/ measurements | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement magnetics tests on the spacecraft. These costs may include coordination with the instrument providers and system level interaction tests. |
|  |  |  | 4.6.2.5. |  | EMI test | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement electro-magnetics interference and contamination tests on the spacecraft. These costs may include coordination with the instrument providers. In addition, system level interaction tests should include emissions and susceptibility measurements. |
|  |  |  | 4.6.2.6. |  | Mass Properties | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement mass properties measurements on the spacecraft. |
|  |  |  | 4.6.2.7. |  | Thermal Balance | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement hot and cold thermal-balance tests during thermal vacuum testing on the spacecraft. These costs may include coordination with the instrument providers. |
|  |  |  | 4.6.2.8. |  | Thermal Vacuum | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement a thermal vacuum test on the spacecraft. These costs may include coordination with the instrument providers. In addition, system level interaction tests may include all expected flight configurations for power consumption. |
|  |  |  | 4.6.2.9. |  | Ascent Pressure | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement an ascent pressure test during the pump down phase of the thermal vacuum test on the spacecraft. These costs may include coordination with the instrument providers. |
|  |  |  | 4.6.2.10 |  | Gravity | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement gravity tests on the spacecraft. |
|  |  |  | 4.6.2.11 |  | Comprehensive Performance | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement a comprehensive performance test to validate spacecraft operations before, during and after the systems tests. These costs may include coordination with the instrument providers. |
|  |  |  |  | 4.6.2.11.1. | Software comprehensive performance test | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement the software portion of the comprehensive performance test to validate spacecraft operations before, during and after the systems tests. These costs may include coordination with the instrument providers. |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 4.6.2.12 |  | Functional Tests | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement a functional test to validate spacecraft operations before, during and after each of the individual systems tests. These costs may include coordination with the instrument providers. |
|  |  |  |  | 4.6.2.12.1. | Aliveness Test | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement an aliveness test to verify that the spacecraft is operational. |
|  |  |  |  | 4.6.2.12.2. | Mission Simulation | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement a mission simulation. This may include costs of running the mission simulation during thermal vacuum testing. |
|  |  |  |  | 4.6.2.12.3. | End-to-End Compatibility Test | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement an end-to-end compatibility test between the ground system or simulator, spacecraft and mission operations center. |
|  | 4.7. |  |  |  | Spacecraft GN&C | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft’s complete guidance, navigation and control system. These costs should include test and verification with mission element interfaces. Costs for developing fault detection and correction hardware logic at the subsystem or box level maybe included. |
|  |  | 4.7.1. |  |  | Attitude Control System | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate, test and analyze the elements of the spacecraft’s attitude control system. These costs should include test and verification with other GN&C element interfaces. Costs for developing hardware/software interface tests at the subsystem or box level maybe included. This may include phasing tests, performance tests and interaction tests. |
|  |  | 4.7.2. |  |  | Trajectory Design | Includes all labor, subcontracts, materials and other direct costs to design, the mission trajectory based on spacecraft predicted performance. These cost may include analytical model development and testing. Costs for performing trade studies and design optimization maybe include. |
|  |  | 4.7.3. |  |  | Navigation | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate, test and analyze the elements of the spacecraft navigation subsystem. These costs may include analytical model development and testing as well as costs for performing trade studies and design optimization. |
|  |  | 4.7.4. |  |  | Propulsion | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the spacecraft’s propulsion system. These cost should include test and verification with mission element interfaces. These costs may include analytical model development and testing as well as costs for performing trade studies and design optimization. |
|  | 4.8. |  |  |  | Spacecraft Performance Assurance | Includes all labor, subcontracts, materials and other direct costs to implement the requirements of the mission’s performance assurance plan on the spacecraft. These costs may include parts evaluation, screening, upgrading or redesign. |
|  |  | 4.8.1. |  |  | Reliability Analysis & Safety | Includes all labor, subcontracts, materials and other direct costs to document, test and analyze the elements of the spacecraft design for reliability and flight safety. These costs should include data gathering on parts, mechanism and software. Cost may also include testing and screening. |
|  |  | 4.8.2. |  |  | Quality Assurance | Includes all labor, subcontracts, materials and other direct costs to document and certify that the processes, procedures and tests performed during design and manufacturing were followed according to the mission’s quality assurance standards. |

| W | B | S | # |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 4.8.3. |  |  | Materials/ Processes | Includes all labor, subcontracts, materials and other direct costs to document and certify that the materials and processes used during design and manufacturing met the mission’s quality assurance standards. |
|  |  | 4.8.4. |  |  | Electronic Parts & Screening | Includes all labor, subcontracts, materials and other direct costs to document and certify that the electronic parts used during in the manufacturing of spacecraft hardware met the mission’s quality assurance standards. These costs may include screening of parts to meet mission requirements. |
|  |  | 4.8.5. |  |  | Software Assurance | Includes all labor, subcontracts, materials and other direct costs to develop and implement a software assurance program that meets the mission requirements. These cost may include standards, documentation definition development, revision tracking tools, and source code inspection. |
|  | 4.9. |  |  |  | Spacecraft Flight Software (SFS) | Includes all labor, subcontracts, materials and other direct costs to provide end-to-end leadership of all flight software development activities associated with the spacecraft bus. Focus is on end-to-end processes, flight operations concepts, flight architectures, software requirements, ground and instrument interfaces, test beds and tools, test and validation, I&T support, launch readiness and on-orbit maintenance preparations. Includes fault detection and correction software logic at the subsystem or box level. |
|  |  | 4.9.1. |  |  | C&DH FSW (incl. Comm, et al.) | Includes all labor, subcontracts, materials and other direct costs to define, implement, document, and verify the flight software necessary to support the Command and Data Handling functions on the spacecraft. Costs include unit level testing, system interactions and I&T support. |
|  |  | 4.9.2. |  |  | GN&C FSW | Includes all labor, subcontracts, materials and other direct costs to define, implement, document and verify the flight software necessary to support the Guidance, Navigation and Control functions of the spacecraft. Costs include unit level testing, system integration and interactions plus I&T support. |
|  |  | 4.9.3. |  |  | Power FSW | Includes all labor, subcontracts, materials and other direct costs to define, implement, document, and verifiy the flight software necessary to support the Power generation, storage and distribution functions of the spacecraft. Costs include unit level testing, system integration and interactions plus I&T support. |
|  |  | 4.9.4. |  |  | FSW Testbeds and Tools | Includes all labor, subcontracts, materials and other direct costs to define, implement, document, integrate, test and analyze software elements necessary to develop selected flight software test beds and flight software test tools. |
|  |  | 4.9.5. |  |  | FSW Test and Validation | Includes all labor, subcontracts, materials and other direct costs to define, document, test and verify that all spacecraft level requirements are satisfied by the integrated suite of spacecraft processors and software that make up the spacecraft flight data system. Costs include a complete suite of nominal and contingency operations level systems test scenarios. |
|  |  | 4.9.6. |  |  | FSW Support of I&T through IOC | Includes all labor, subcontracts, materials and other direct costs to support flight hardware/software integration and test activities during the I&T phase through Initial On-orbit Check-out. Includes verification that spacecraft level flight software performs within the flight hardware system as required. Costs may also include support to the I&T team for testing system interactions. |
|  |  | 4.9.7. |  |  | SFS W.Va. IV&V | Includes all labor, subcontracts, materials and other direct costs to support the Independent Validation and Verification of the Flight Software at NASA’s West Virginia test facility. |
|  | 4.10. |  |  |  | Spacecraft Ground Software (SGS) | Includes all labor, subcontracts, materials and other direct costs to develop, document, and test the elements of the spacecraft ground software. Costs may include the development of command telemetry databases, script generation for integration and testing as well as operations, and interface definitions. |
|  |  | 4.10.1. |  |  | Development System | Includes all labor, subcontracts, materials and other direct costs to develop and document the elements of the spacecraft ground software, development system. |
|  |  | 4.10.2. |  |  | SGS W.Va. IV&V | Includes all labor, subcontracts, materials and other direct costs to support the Independent Validation and Verification of the spacecraft’s ground software at NASA’s West Virginia test facility. |
|  | 4.11. |  |  |  | Spacecraft Launch Support | Includes all labor, subcontracts, materials and other direct costs necessary to define, document, and test the interfaces between the launch vehicle and the spacecraft. These costs may include process and procedure development, integrated procedures and integrated testing. |
|  |  | 4.11.1. |  |  | Launch site field support | Includes all labor, subcontracts, materials and other direct costs necessary to carryout operations at the launch site. This may include using and maintaining office facilities, testing facilities and integration facilities. |
|  |  | 4.11.2. |  |  | Remote site support | Includes all labor, subcontracts, materials and other direct costs necessary to carryout operations at the remote sites associated with the launch campaign. This may include using and maintaining office facilities, testing facilities and communication facilities, etc. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5 |  |  |  |  |  | Payload | Includes all labor, subcontracts, materials and other direct costs to design, develop, integrate, test, and ship the payload and ground support equipment to the observatory integration facility. These cost also include observatory integration and testing, launch campaign and operations on-orbit for the life of the mission. |
|  | 5.1. |  |  |  |  | Payload Management | Includes all labor, subcontracts, materials and other direct costs to manage the design, development, manufacturing and delivery of the payload for the life of the mission. |
|  |  | 5.1.1. |  |  |  | Resources Management | Includes all labor, subcontracts, materials and other direct costs to monitor and assess resource allocations and utilization in support of the payload development. Resources may include personnel, manufacturing and test facilities, and material supplies. |
|  |  | 5.1.2. |  |  |  | Schedule Management | Includes all labor, subcontracts, materials and other direct costs to ensure proper scheduling of resources to design, develop and produce the payload. The cost of long range forecasting and corrective actions may be included as necessary. |
|  |  | 5.1.3. |  |  |  | Configuration Management | Includes all labor, subcontracts, materials and other direct costs to maintain configuration control of all drawings and documentation necessary to ensure the proper design, production and operation of the payload. These costs may include archiving and long-term storage of information necessary for payload development and operations. |
|  |  | 5.1.4. |  |  |  | External Reviews | Includes all labor, subcontracts, materials and other direct costs to prepare, conduct and respond to request for actions associated with external reviews. These reviews may include the confirmation review, preliminary design review, specifications or systems requirements review, conceptual design review, pre-environmental and pre-ship review, and the two to four reviews associated with the launch activities. |
|  |  | 5.1.5. |  |  |  | Travel | Includes all labor, subcontracts, materials and other direct costs for travel in support of payload-level management activities. This may include costs for visiting supplier sites, meetings with government organizations, travel to external reviews. |
|  |  | 5.1.6. |  |  |  | Contract and Procurement Management | Includes all labor, subcontracts, materials and other direct costs to establish a contracting process with outside vendors. These costs include maintaining procurement processes that track delivery, inspection and stocking of parts and equipment necessary to deliver the payload to the observatory integration facility. |
|  | 5.2. |  |  |  |  | Payload Systems Engineering | Includes all labor, subcontracts, materials and other direct costs for the design and development of systems architecture of the payload. These costs should include the design and development of internal and external interfaces between payload elements and the spacecraft bus. |
|  |  | 5.2.1. |  |  |  | Payload Systems Engineering Management | Includes all labor, subcontracts, materials and other direct costs to manage the engineering resources necessary to complete the spacecraft systems engineering functions. These costs include personnel management, coordination between subsystems and carrying out of operational activities. |
|  |  |  | 5.2.1.1 |  |  | Payload Systems Engineering Planning | Includes all labor, subcontracts, materials and other direct costs to development plans and schedules for the delivery of the payload elements for integration and testing as a completed payload. These costs should include unanticipated work-arounds to accommodate missed deliveries and manufacturing and supplier difficulties. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 5.2.1.2 |  |  | Status and Reviews | Includes all labor, subcontracts, materials and other direct costs to provide periodic status reports, and to conduct and support internal and external reviews at the system level. These costs should include those necessary to plan and prepare presentation information. |
|  |  | 5.2.2. |  |  |  | Payload Systems Design | Includes all labor, subcontracts, materials and other direct costs to design the payload systems interfaces. These costs include maintaining payload resource allocations such as mass, power, jitter, bandwidth and stability requirements. Costs may include tracking and projecting metrics for achieving mission goals; trade studies for performance versus cost implementation. |
|  |  |  | 5.2.2.1 |  |  | Payload Requirements Definition/ Tracking | Includes all labor, subcontracts, materials and other direct costs to define the mission level requirements for the payload. These costs include development of requirements which map to a specification matrix, identifying flight environments and impact/requirements from external elements like the spacecraft bus, launch vehicle and ground transportation system. |
|  |  |  | 5.2.2.2 |  |  | Solution Definition | Includes all labor, subcontracts, materials and other direct costs to define and implement a design solution to meet the payload’s mission requirements. These costs might include phased design studies, trades between subsystems and technology development costs. |
|  |  | 5.2.3. |  |  |  | Payload Technical Evaluation | Includes all labor, subcontracts, materials and other direct costs to perform a systems-level technical evaluation of the payload design using simulations, models, prototypes, and test beds of the various subsystems. |
|  |  |  | 5.2.3.1 |  |  | Systems Analysis | Includes all labor, subcontracts, materials and other direct costs to perform payload level system interaction studies that ensure all subsystems will work properly together. These costs should include identifying subsystem level margins as well as identifying mission risks associated with the design. |
|  |  |  | 5.2.3.2 |  |  | Requirements Validation | Includes all labor, subcontracts, materials and other direct costs to develop a requirements validation process. This should include a mapping of the mission and science requirements into a specifications matrix. |
|  |  |  | 5.2.3.3 |  |  | System Verification | Includes all labor, subcontracts, materials and other direct costs to develop and implement a payload level systems verification plan. These costs may include development of special test needed during I&T that validates system interfaces between the payload elements and interfaces to the spacecraft. |
|  |  | 5.2.4. |  |  |  | IV&V | Includes all labor, subcontracts, materials and other direct costs necessary to perform payload level Independent Verification and Validation of the design. These costs might include preparation, reproduction and delivery of design documentation, support for internal peer level IV&V, and external independent reviews. |
|  | 5.3. |  |  |  |  | Payload Integration, Test & Verification | Includes all labor, subcontracts, materials and other direct costs to document, integrate and test the elements of the payload. These costs may include subsystem integration, interface testing, development of Safe To Mate procedures, operational procedures, and development of operational techniques. The cost of verifying that payload level requirements are met may be included. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 5.3.1. |  |  |  | Mechanical/ Environmental | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement environmental tests on the payload. Costs may include test facilities, supplies, consumables and personnel resources. These costs may include development of system interaction tests, deployment tests, and full motion tests. In addition, these costs may include jitter and vibration responses from payload mechanisms. |
|  |  | 5.3.2. |  |  |  | Electrical | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement a comprehensive performance test to validate payload electrical operations. The cost of running these tests before, during and after the systems tests may be included. These costs may include performance measurements of power consumption, data communication efficiency and rate, and general performance measurements. |
|  |  | 5.3.3. |  |  |  | Optical | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement optical test to validate payload alignments, stability and performance operations. The cost of running these tests before, during and after the systems level tests may be included in this category. These costs may include performance measurements, system stability and susceptibility to external disturbances. |
|  | 5.4. |  |  |  |  | Payload Operations | Includes all labor, subcontracts, materials and other direct costs to design, document and implement the payload operational procedures, scripts, databases and operational processes to satisfy the mission requirements. The cost of running simulations and tests to support payload development may be included in this category. This may include costs for coordination with the spacecraft and ground systems. |
|  | 5.5. |  |  |  |  | Payload Performance Assurance | Includes all labor, subcontracts, materials and other direct costs to implement the requirements of the mission’s performance assurance plan on the payload. These costs may include parts evaluation, screening, upgrading or redesign. |
|  |  | 5.5.1. |  |  |  | Reliability Analysis & Safety | Includes all labor, subcontracts, materials and other direct costs to document, test and analyze the elements of the payload design for reliability and flight safety. These costs should include data gathering on parts, mechanism and software. These costs may include special test and part screening for lifetime assessment and failure processes. |
|  |  | 5.5.2. |  |  |  | Quality Assurance | Includes all labor, subcontracts, materials and other direct costs to document and certify that the processes, procedures and tests performed during design and manufacturing were followed according to the mission’s quality assurance standards. |
|  |  | 5.5.3. |  |  |  | Materials/ Processes | Includes all labor, subcontracts, materials and other direct costs to document and certify that the materials and processes used during design and manufacturing met the mission’s quality assurance standards. |
|  |  | 5.5.4. |  |  |  | Electronic Parts & Screening | Includes all labor, subcontracts, materials and other direct costs to document and certify that the electronic parts used in the manufacturing of payload hardware met the mission’s quality assurance standards. These costs may include screening of parts to meet mission requirements. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 5.5.5. |  |  |  | Software Assurance | Includes all labor, subcontracts, materials and other direct costs to develop and implement a software assurance program that meets the mission requirements. These costs may include standards, documentation definition development, revision tracking tools, and source code inspection. |
|  | 5.6. |  |  |  |  | Instrument A | Includes all labor, subcontracts, materials and other direct costs to design, develop, integrate, test, prepare for, launch, and operate the observatory for the life of the mission. These costs may also include logistics, transportation and storage. These costs apply to Instrument A. |
|  |  | 5.6.1. |  |  |  | Instrument Management | Includes all labor, subcontracts, materials and other direct costs to manage the design, development, manufacturing and delivery of an instrument for the life of the mission. |
|  |  |  | 5.6.1.1 |  |  | Resources Management | Includes all labor, subcontracts, materials and other direct costs to monitor and assess resource allocations and utilization. These costs may include the assessment of resource margins necessary to meet mission schedules. Resources may include personnel, manufacturing and test facilities, and material supplies. |
|  |  |  | 5.6.1.2 |  |  | Schedule Management | Includes all labor, subcontracts, materials and other direct costs to schedule the design, develop and production of an instrument. The cost of long range forecasting and corrective actions may be included as necessary. |
|  |  |  | 5.6.1.3 |  |  | Configuration Management | Includes all labor, subcontracts, materials and other direct costs to maintain configuration control of all drawings and documentation necessary to ensure the proper design, production and operation of an instrument. |
|  |  |  | 5.6.1.4 |  |  | External Reviews | Includes all labor, subcontracts, materials and other direct costs to prepare, conduct and respond to request for actions associated with external reviews. These reviews may include the confirmation review, preliminary design review, specifications or systems requirements review, conceptual design review, and pre-environmental and pre-ship review. These reviews may be held at the instrument, payload or observatory level. |
|  |  |  | 5.6.1.5 |  |  | Travel | Includes all labor, subcontracts, materials and other direct costs for travel in support of instrument-level activities. This may include costs for visiting supplier sites, meetings with government organizations, travel to external reviews and in support of research and collaboration with co-designers. |
|  |  |  | 5.6.1.6 |  |  | Contract and Procurement Management | Includes all labor, subcontracts, materials and other direct costs to establish a contracting process with outside vendors. These costs may include maintaining procurement processes that track delivery, inspection and stocking of parts and equipment necessary to deliver an instrument for integration with the payload. |
|  |  |  | 5.6.1.7 |  |  | Logistics | Includes all labor, subcontracts, materials and other direct costs to provide logistics support for the instrument development. These costs may include storage, and work necessary to establish short term and long term remote offices necessary to deliver an instrument for integration with the payload. |
|  |  |  |  | 5.6.1.7.1 |  | Instrument transportation | Includes all labor, subcontracts, materials and other direct costs to provide transportation support for the instrument development. These costs may include design and development of shipping containers, protective housing and special handling fixtures for the instrument. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 5.6.2. |  |  |  | Instrument Systems Engineering | Includes all labor, subcontracts, materials and other direct costs for the design and development of systems architecture of the instrument. These costs should include the design and development of internal and external interfaces to the instrument subsystems as well as requirements trace-ability and performance verification. |
|  |  |  | 5.6.2.1 |  |  | Instrument Systems Engineering Management | Includes all labor, subcontracts, materials and other direct costs to manage the engineering resources necessary to design and develop an instrument. These costs include personnel management, coordination between subsystems and carrying out operational activities. |
|  |  |  |  | 5.6.2.1.1 |  | Instrument Systems Engineering Planning | Includes all labor, subcontracts, materials and other direct costs to implement plans and schedules for delivery of an instrument to the payload or observatory for integration and testing. These costs should include unanticipated work-arounds to accommodate missed deliveries and manufacturing difficulties. |
|  |  |  |  | 5.6.2.1.2 |  | Status and Reviews | Includes all labor, subcontracts, materials and other direct costs to provide periodic status reports, and to conduct and support internal and external reviews at the instrument level. These costs should include those necessary for planning and preparing presentation information. |
|  |  |  | 5.6.2.2 |  |  | Instrument Systems Design | Includes all labor, subcontracts, materials and other direct costs to design the instrument systems. These costs include maintaining instrument resource allocations such as mass, power, pointing and stability. Costs may include tracking and projecting metrics for achieving mission goals based on trade studies for performance versus cost implementation. |
|  |  |  |  | 5.6.2.2.1 |  | Instrument Requirements Definition | Includes all labor, subcontracts, materials and other direct costs to define the mission level requirements for an instrument. These costs include development of science requirements map into specification matrices, requirements flowdown from spacecraft and observatory, identifying flight environments and the impact/requirements from external elements like the launch vehicle and ground transportation system. |
|  |  |  |  | 5.6.2.2.2 |  | Solution Definition | Includes all labor, subcontracts, materials and other direct costs to define and implement a final design solution that meets the mission science requirements. These costs might include phased design studies, trades between subsystems and technology development costs. |
|  |  |  | 5.6.2.3 |  |  | Instrument Technical Evaluation | Includes all labor, subcontracts, materials and other direct costs to perform a systems-level technical evaluation of an instrument’s design using simulations and models of the various subsystems. These costs may include prototyping and brass-board development. |
|  |  |  |  | 5.6.2.3.1 |  | Systems Analysis | Includes all labor, subcontracts, materials and other direct costs to perform system level interaction studies that ensure all subsystems will work properly together. These costs should include identifying subsystem level margins as well as identifying risks associated with the design. |
|  |  |  |  | 5.6.2.3.2 |  | Requirements Validation | Includes all labor, subcontracts, materials and other direct costs to develop a requirements validation process. These costs may include a requirement to specification matrix. |
|  |  |  |  | 5.6.2.3.3 |  | System Verification | Includes all labor, subcontracts, materials and other direct costs to develop and implement a systems level verification plan. These costs may include development of a special test needed during instrument I&T that verifies subsystem interfaces between the various elements of the instrument. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 5.6.3. |  |  |  | Instrument Electrical Systems | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the instruments complete electrical system. These costs should include test and verification with external interfaces. |
|  |  |  | 5.6.3.1 |  |  | Instrument Electronic Parts & Radiation Effects | Includes all labor, subcontracts, materials and other direct costs to develop and implement a radiation effects program to analyze all parts possibly susceptible to radiation in the instrument. The costs may include analysis to determine mission exposure, parts testing, and alternative design development to remove a weak part. |
|  |  |  | 5.6.3.2 |  |  | Instrument Signal Processing | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the signal processing elements of the instrument system. These costs may include trade studies for performance, reliability, radiation hardness and processor throughput. |
|  |  |  | 5.6.3.3 |  |  | Instrument Electrical Power | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the instrument’s electrical power distribution and regulation subsystem. These costs may include items such as trade studies for performance, reliability, stability and self-protection. |
|  |  |  | 5.6.3.4 |  |  | Instrument Command & Data Handling | Includes all labor, subcontracts, materials and other direct costs to design, build, integrate and test the instrument’s complete Command and Data Handling subsystem. These costs may include development of simulations and models to support trade studies for on-board data reduction, processor computational loading, margin analysis and data storage and handling requirements. |
|  |  |  | 5.6.3.5 |  |  | Instrument Electrical system Accommodations | Includes all labor, subcontracts, materials and other direct costs to analyze the power, thermal, and environmental testing for the instrument’s complete electrical system. These costs may include development of simulations and models to support trade studies and margin analysis. Power, data communications and software Test beds along with prototype or mock-ups, as well as bench checkout equipment may be included in these costs. |
|  |  |  |  | 5.6.3.5.1 |  | Instrument Electrical Interfaces | Includes all labor, subcontracts, materials and other direct costs to analyze and document the power, thermal, mechanical and data comunications interfaces for the complete electrical subsystem. These costs may include development of simulations and models to support trade studies and margin analysis. |
|  |  |  |  | 5.6.3.5.2 |  | Instrument EMI/EMC | Includes all labor, subcontracts, materials and other direct costs to analyze and document the electromagnetic interference and electromagnetic contamination for the instrument’s electrical system. These costs may include development of simulations and models to support trade studies and margin analysis and the cost of unique test facilities. |
|  |  |  |  | 5.6.3.5.3 |  | Instrument Harness | Includes all labor, subcontracts, materials and other direct costs to build and document the harnesses necessary to join all elements of the electrical system. These costs may include development of interface databases between subsystem elements, drawings, production cost, and cost of unique test facilities. |
|  |  |  |  | 5.6.3.5.4 |  | Instrument EGSE | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the electrical ground support equipment and its configuration. These costs may include mission unique test equipment, calibration and tracking calibration dates, as well as testing with external resources. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 5.6.4. |  |  |  | Instrument Mechanical Systems | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the various mechanical subsystems of the instrument. These costs may include mathematical modeling, stress analysis, subsystem proof tests, and analysis of loads induced by mission elements like the launch vehicle and transportation equipment. |
|  |  |  | 5.6.4.1 |  |  | Structures | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the static structures of the instrument. |
|  |  |  | 5.6.4.2 |  |  | Mechanisms | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the non-static structures of the instrument. This may include deployables, rotating or sliding fixtures and covers. These items may or may not be load-carrying elements of the instrument. |
|  |  |  | 5.6.4.3 |  |  | Electro-Mechanical | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the electro-mechanical structures of the instrument. This may include electrically powered or motor driven deployables, rotating or sliding fixtures and covers. These items may or may not be load-carrying elements of the instrument. |
|  |  |  |  | 5.6.4.3.1 |  | Mechanisms | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the non-static structures of the electro-mechanical instrument subsystem. This may include deployables, rotating or sliding fixtures and covers. These items may or may not be load-carrying elements of the spacecraft. |
|  |  |  |  | 5.6.4.3.2 |  | Control Electronics | Includes all labor, subcontracts, materials and other direct costs to design, document, analyze and build the control electronics for the electro-mechanical instrument subsystem. These costs may include stability analysis, and performance trades to identify subsystem margins. |
|  |  |  | 5.6.4.4 |  |  | Opto-Mechanical | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the opto-mechanical structures of the instrument. This may include lenses, gratings, control mechanisms, alignment mirrors/surfaces and data storage and transmission. |
|  |  |  |  | 5.6.4.4.1 |  | Optical Components | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the optical components of the instrument. This may include lenses, gratings, crystals, mirrors/surfaces, films and filters. This may also include elements necessary for light absorption, transmission, reflectance and refraction. |
|  |  |  |  | 5.6.4.4.2 |  | Optical Mounts | Includes all labor, subcontracts, materials and other direct costs to design, document, and build the optical mounts necessary for the instrument. This may include rigid and non-rigid, and thermally isolated or conductive mounting elements. |
|  |  |  |  | 5.6.4.4.3 |  | Optical Bench | Includes all labor, subcontracts, materials and other direct costs to design, document, build, and analyze the performance of the optical bench. This may include prototypes, test articles, and special studies. |
|  |  | 5.6.5. |  |  |  | Instrument Thermal Systems | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document, and build the instrument’s thermal control system. The cost of active and passive elements of the thermal control system maybe included. In addition, the cost of defining the operational temperature limits for the instrument may be included. |
|  |  |  | 5.6.5.1. |  |  | Thermal Analysis | NEW |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 5.6.5.2. |  |  | Thermal Components | NEW |
|  |  | 5.6.6. |  |  |  | Instrument Integration, Test and Verification | Includes all labor, subcontracts, materials and other direct costs to document, integrate and test the instrument. These costs may include subsystem integration, interface testing, development of Safe To Mate procedures, operational procedures, and development of operational techniques. The cost of verifying that instrument level requirements are met may be included. |
|  |  |  | 5.6.6.1 |  |  | Mechanical | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement environmental mechanical tests on the instrument. Costs may include test facilities, supplies, consumables and personnel resources. These costs may include development of system interaction tests. |
|  |  |  | 5.6.6.2 |  |  | Electrical | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s electrical system. Costs may include test facilities, supplies, consumables and personnel resources. These costs may include development of system interaction tests, and the assessment of margins. |
|  |  |  | 5.6.6.3 |  |  | Optical | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s optical system. Costs may include test facilities, supplies, consumables and personnel resources. These costs may include development of system interaction tests, and the assessment of margins. |
|  |  | 5.6.7. |  |  |  | Cryogenics | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s cryogenics system. Costs may include test facilities, supplies, consumables and personnel resources. These costs may include development of system interaction tests, and the assessment of margins. |
|  |  | 5.6.8. |  |  |  | Instrument Front End Systems (optical, microwave, etc.) | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s front-end systems. Costs may include test facilities, supplies, consumables, unique test equipment and personnel resources. These costs may include development of subsystem interaction tests, and the assessment of margins. |
|  |  | 5.6.9. |  |  |  | Instrument Detector Systems | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s detector systems. Costs may include test facilities, supplies, consumables, unique test equipment and personnel resources. These costs may include development of subsystem interaction tests, and the assessment of margins. |
|  |  | 5.6.10. |  |  |  | Instrument Attitude Determination | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s attitude determination system. Costs may include test facilities, supplies, consumables, unique test equipment and personnel resources. These costs may include development of subsystem interaction tests, and the assessment of margins. |
|  |  | 5.6.11. |  |  |  | Instrument Orbit Determination | Includes all labor, subcontracts, materials and other direct costs to design, analyze, document and implement operational tests on the instrument’s orbit determination system. These costs may include studies to determine instrument orbit determination, accuracy to meet mission requirements. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 5.6.12. |  |  |  | Flight Software | Includes all labor, subcontracts, materials and other direct costs to provide end-to-end leadership of all flight software development activities associated with the instrument. Focus is on end-to-end processes, flight operations concepts, flight architectures, software requirements, spacecraft interfaces, test beds and tools, test and validation, I&T support, launch readiness and on-orbit maintenance preparations. Includes fault detection and correction software logic at the subsystem or box level. |
|  |  |  | 5.6.12.1 |  |  | FSW Developments | Includes all labor, subcontracts, materials and other direct costs to define, implement, document, and verify the flight software necessary to support the instrument. Costs include unit level testing, system interactions and I&T support. |
|  |  |  | 5.6.12.2 |  |  | FSW Test and Validation | Includes all labor, subcontracts, materials and other direct costs to define, document, test and verify that all spacecraft level requirements are satisfied by the software that makes up the instrument flight data system. Costs include a complete suite of nominal and contingency operations level systems test scenarios. |
|  |  |  | 5.6.12.3 |  |  | FSW Testbeds and Tools | Includes all labor, subcontracts, materials and other direct costs to define, implement, document, integrate, test and analyze software elements necessary to develop high fidelity flight software test beds and flight software test tools. Includes science hardware simulation capabilities. May include spacecraft simulation capabilities. |
|  |  |  | 5.6.12.4 |  |  | FSW Test and Validation | Includes all labor, subcontracts, materials and other direct costs to define, document, test and verify that all instrument level requirements are satisfied by software that make up the spacecraft flight data system. Costs include a complete suite of nominal and contingency operations level systems test scenarios. |
|  |  |  | 5.6.12.5 |  |  | FSW Support of I&T through IOC | Includes all labor, subcontracts, materials and other direct costs to support flight hardware/software integration and test activities during the instrument and spacecraft I&T phases through Initial On-orbit Check-out. Includes verification that instrument level flight software performs within the flight hardware system as required. Costs may also include support to the I&T team for testing system interactions. |
|  |  |  | 5.6.12.6 |  |  | Firmware Developments | Includes all labor, subcontracts, materials and other direct costs to define, develop, document and test instrument specific firmware products. Includes costs for system level validation of firmware functionality and performance. |
|  |  |  | 5.6.12.7 |  |  | IV&V | Includes all labor, subcontracts, materials and other direct costs to support an Independent Validation and Verification of the instrument’s Flight Software. These costs may include peer reviews from outside organizations, parallel development of functionally equivalent software or use of the NASA’s West Virginia test facility. |
|  |  | 5.6.13. |  |  |  | Ground Software | Includes all labor, subcontracts, materials and other direct costs to develop, document, and test the elements of ground software necessary to support instrument development and testing. Cost may include the development of command telemetry databases, script generation for integration and testing as well as operations, and interface definitions. |
|  |  |  | 5.6.13.1 |  |  | Development System | Includes all labor, subcontracts, materials and other direct costs to develop, and document the elements of the instrument’s ground software, development system. |

| W | B | S | # |  |  | Title | Definition |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 5.6.13.2 |  |  | IV&V | Includes all labor, subcontracts, materials and other direct costs to support an Independent Validation and Verification of the instrument’s Ground Software. These costs may include peer reviews from outside organizations, parallel development of functionally equivalent software, etc. |
|  |  | 5.6.14. |  |  |  | Instrument Manufacturing | Includes all labor, subcontracts, materials and other direct costs to manufacture elements of the instrument. |
|  |  |  | 5.6.14.1 |  |  | Mechanical | Includes all labor, subcontracts, materials and other direct costs to manufacture the mechanical elements of the instrument. These costs may include machining, assembling and validating mechanical elements of the instrument. |
|  |  |  | 5.6.14.2 |  |  | Electrical | Includes all labor, subcontracts, materials and other direct costs to manufacture the electrical elements of the instrument. These costs may include printed wiring board manufacturing, box design, parts selection in support of electrical elements of the instrument. |
|  |  |  |  | 5.6.14.2.1 |  | Harness | Includes all labor, subcontracts, materials and other direct costs to manufacture the harness used within and between elements of the instrument. These costs may include mock-ups, testing machines, and wiring-board development. This may also include bake-out and testing of harnesses. |
|  |  |  |  |  | 5.6.14.2.1.1 | Flight | Includes all labor, subcontracts, materials and other direct costs to manufacturing instrument elements in special environments to support flight requirements. |
|  |  |  |  |  | 5.6.14.2.1.2 | Test | Includes all labor, subcontracts, materials and other direct costs to perform subsystem level tests in support of instrument manufacturing. |
|  |  |  | 5.6.14.3 |  |  | Optical | Includes all labor, subcontracts, materials and other direct costs to manufacture optical elements of the instrument. These costs may include development of manufacturing techniques, prototypes, and test samples. |
|  |  | 5.6.15. |  |  |  | GSE | Includes all labor, subcontracts, materials and other direct costs for the manufacturing of mechanical and electrical Ground Support Equipment. |
|  |  | 5.6.16. |  |  |  | Contamination | Includes all labor, subcontracts, materials and other direct costs for developing, implementing and documenting contamination control plans necessary to meet mission requirements during the manufacturing of the instrument. These costs may include personnel garments, clean tents and optical benches, magnetic free environments and special equipment to prevent physical and electromagnetic contamination. |
|  |  |  |  | 5.7. |  | Instrument B | Section 5.7 is a repeat of section 5.6 for Instrument B. Definitions are the same. |
|  |  |  |  | 5.8. |  | Instrument C | Section 5.8 is a repeat of section 5.6 for Instrument C. Definitions are the same. |
|  |  |  |  | 5.9. |  | Instrument D | Section 5.9 is a repeat of section 5.6 for Instrument D. Definitions are the same. |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
| 6. |  |  |  | Grounds Systems Development | Includes all labor, subcontracts, materials and other direct costs to design, develop, integrate, test, and prepare the ground systems for the mission prior to launch. |
|  | 6.1. |  |  | Management | Includes all labor, subcontracts, materials and other direct costs to manage the design, development, integration, and testing of the ground system for the mission prior to launch. |
|  |  | 6.1.1. |  | External Reviews | Includes all labor, subcontracts, materials, and other direct costs for program reviews. These costs should include the preparation, reproduction of review packages, facilities, and the processing of request for actions (action items). |
|  | 6.2. |  |  | Systems Engineering | Includes all labor, subcontracts, materials and other direct costs to perform the system engineering of the ground system including, management, planning, requirements definition, design, development, integration, evaluation, and testing of the hardware and software components of the ground system for the mission prior to launch. |
|  |  | 6.2.1. |  | Systems Engineering Management | Includes all labor, subcontracts, materials and other direct costs to manage the system engineering for the design, development, integration, evaluation and testing of the hardware and software components of the ground system for the mission prior to launch. |
|  |  |  | 6.2.1.1. | Systems Engineering Planning | Includes all labor, subcontracts, materials and other direct costs to plan and maintain a schedule for the design, implementation, and testing of the individual ground system components for the timely integration and verification of the entire ground system prior to launch. |
|  |  |  | 6.2.1.2. | Status and Reviews | Includes all labor, subcontracts, materials and other direct costs to prepare, coordinate and conduct the ground system design and readiness reviews for the mission prior to launch. |
|  |  | 6.2.2. |  | Ground System Design | Includes all labor, subcontracts, materials and other direct costs to design the components and interfaces of the ground system for the mission prior to implementation. This includes defining the requirements of the ground system and identifying the existing and new resources that will comprise the ground system. |
|  |  |  | 6.2.2.1. | Requirements Definition | Includes all labor, subcontracts, materials and other direct costs to define the requirements of the overall and individual components of the ground system. |
|  |  |  | 6.2.2.2. | Solution Definition | Includes all labor, subcontracts, materials and other direct costs to identify the components of the ground system that will satisfy the requirements. This may include cost analysis studies to determine the amount of existing resources that can be used, as is, or with upgrades versus the implementation of new system components. |
|  |  | 6.2.3. |  | Ground System Technical Evaluation | Includes all labor, subcontracts, materials and other direct costs to perform technical evaluations of ground system designs, analysis of the individual components of the system, validation of the system to meet the requirements, verification of the system capabilities, and the independent verification and validation of the system by an entity outside the mission project. |
|  |  |  | 6.2.3.1. | Systems Analysis | Includes all labor, subcontracts, materials and other direct costs to perform technical evaluations of ground system designs, and analysis of the individual components of the system. |
|  |  |  | 6.2.3.2. | Requirements Validation | Includes all labor, subcontracts, materials and other direct costs to perform validation of the ground system design to ensure that mission requirements are satisfied. |
|  |  |  | 6.2.3.3. | System Verification | Includes all labor, subcontracts, materials and other direct costs to plan and coordinate the verification of the ground system. |
|  |  |  | 6.2.3.4. | IV&V | Includes all labor, subcontracts, materials and other direct costs to support the Independent Verification, and Validation of the ground system at NASA’s West Virginia test facility. |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
|  |  | 6.2.4. |  | Ground Software Systems Engineering | Includes all labor, subcontracts, materials and other direct costs to manage the design, evaluation, and validation the software required for the ground system. |
|  | 6.3. |  |  | Product Assurance | Includes all subcontracts, labor, material, and other direct costs for establishing and maintaining a Product Assurance Program for the Ground System. This cost includes reviewing the components of the ground system to ensure that they satisfy Mission Requirements and ICDs,. |
|  | 6.4. |  |  | Quality Assurance | Includes all subcontracts, labor, material, and other direct costs for establishing and maintaining a Quality Assurance Program for the Ground System. This includes the cost of reviewing and monitoring subcontractor QA reports, the integration test reports, defect tracking and resolution, and on-site inspections. |
|  | 6.5. |  |  | Integration, Test and Verification | Includes all labor, subcontracts, materials and other direct costs to develop an integration, test and verification plan, to coordinate the plan among the ground system components, and to prepare the test result documentation. |
|  | 6.6. |  |  | Mission Operations Center | Includes all labor, subcontracts, materials and other direct costs to configure a Missions Operations Center for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulation support for the Mission Operations Center. |
|  | 6.7. |  |  | Science/Data Operations Center | Includes all labor, subcontracts, materials and other direct costs to configure a Science/Data Operations Center for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulation support for the Science/Data Operations Center. |
|  |  | 6.7.1. |  | Science Data Processing | Includes all labor, subcontracts, materials and other direct costs to configure a Science Data Processing Facility for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulation support for the Science Data Processing Facility. |
|  |  | 6.7.2. |  | Science Data Validation | Includes all labor, subcontracts, materials and other direct costs to configure a Science Data Processing Facility for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulation support for the Science Data Processing Facility. |
|  | 6.8. |  |  | Data Distribution and Archival | Includes all labor, subcontracts, materials and other direct costs to configure a Data Distribution and Archival Facility for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulation support for the Data Distribution and Archival Facility. |
|  | 6.9. |  |  | Ground Station | Includes all labor, subcontracts, materials and other direct costs to procure support of ground stations to support the mission. This includes providing hardware and/or software upgrades for existing stations, and/or the implementation of new ground station antennas. This can also include the procurement of ground station support services from assets external to the NASA ground network. |
|  | 6.10. |  |  | Communications Network | Includes all labor, subcontracts, materials and other direct costs to configure the communications network for the mission. This includes providing hardware and/or software upgrades for connection to the existing NASA communications system for all the operations facilities and centers for the mission. |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
|  | 6.11. |  |  | Flight Dynamics | Includes all labor, subcontracts, materials and other direct costs to implement Flight Dynamics support for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulations for Flight Dynamics support. |
|  | 6.12. |  |  | Testbeds for Ground Systems Test and FOT Training | Includes all labor, subcontracts, materials and other direct costs to configure Testbeds for Ground Systems Testing and FOT Training for the duration of the mission. This includes the detailed design, hardware procurement, software procurement or development, system integration, operational procedures development, integration testing, and simulation support for the Testbeds. |
|  | 6.13. |  |  | Travel | Includes all labor, subcontracts, materials and other direct costs for travel in support of ground system design, development, and testing activities. This may include costs for visiting supplier sites, meetings with government organizations, and travel to external reviews. |

| W | BS # | Title | Definition |
| --- | --- | --- | --- |
| 7. |  | Launch Vehicle | Includes all subcontracts, labor, material, and other direct costs from integration with the launch vehicle. These costs should include items such as safety documentation, launch site procedure development, range safety support for hazardous procedure reviews, launch vehicle-to-observatory testing, launch rehearsals and launch site-to-ground control center interface testing. |
|  | 7.1. | Spacecraft to LV Interface Definition and Verification | Includes all subcontracts, labor, material, and other direct costs for developing, integrating and verifying observatory-to-launch vehicle Interface Control Document. In addition, this should include cost in support of developing the range’s Operations Requirements (OR) documentation, the Missile System Pre-Launch Safety Plan (MSPSP), the launch service’s mission constraints and launch countdown manuals. |
|  | 7.2. | Launch site field support | Includes all subcontracts, labor, material, and other direct costs for establishing and maintaining an operational office at the launch site. These costs should include office space, supplies, equipment and voice and data communications. In addition, this should include the cost of items like coordination with personnel from range safety, public affairs, and locale personnel in support of the launch. Some of these services may be offer by government agencies like the launch service provider. |
|  | 7.3. | Launch Vehicle Acquisition | Includes all labor, subcontracts, materials and other direct costs for identifying and procuring the launch vehicle, from defining mission unique services to trade studies on viable vehicles. |
|  | 7.4. | External Reviews | Includes all labor, subcontracts, materials, and other direct costs for program reviews. These costs should include the preparation, reproduction of review packages, facilities, and the processing of request for actions (action items). |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
| 8. |  |  |  | Operations | Includes all labor, subcontracts, materials and other direct costs to provide command and control of the spacecraft bus and payload, maintain spacecraft health and safety, and to provide science data to the end-users during the mission lifetime. This may also include pre-launch preparations. |
|  | 8.1. |  |  | Mission Operations | Includes all labor, subcontracts, materials and other direct costs to develop and maintain a support team to provide the following functions: commanding and monitoring the spacecraft subsystems, mission planning activities, mission requirements analysis, operational procedures development/maintenance, spacecraft trend analysis, anomaly resolution and external reviews. |
|  |  | 8.1.1. |  | Systems Engineering | Includes all labor, subcontracts, materials and other direct costs to analyze new/updated mission requirements, and to develop and/or modify operational activities to meet the requirements. |
|  |  | 8.1.2. |  | Sustaining Engineering | Includes all labor, subcontracts, materials and other direct costs to maintain the mission operations system to meet current mission requirements. |
|  |  | 8.1.3. |  | Operations | Includes all labor, subcontracts, materials and other direct costs for commanding and monitoring the spacecraft subsystems, mission planning activities, operational procedures, spacecraft trend analysis and anomaly resolution. |
|  |  | 8.1.4. |  | External Reviews | Includes all labor, subcontracts, materials, and other direct costs for program reviews. These costs should include the preparation, reproduction of review packages, facilities, and the processing of request for actions (action items). |
|  | 8.2. |  |  | Science Operations | Includes all labor, subcontracts, materials and other direct costs to develop comprehensive and efficient operational processes needed to perform science data processing, product generation, data distribution, data archival and data analysis. |
|  |  | 8.2.1. |  | Science Planning & Analysis | Includes all labor, subcontracts, materials and other direct costs required to develop and prioritize science observation plans and analysis of the collected data |
|  |  | 8.2.2. |  | Science Data Processing | Includes all labor, subcontracts, materials and other direct costs to develop operational processes needed to perform science data processing including raw data ingest from NASA's Space Network, Ground Network, Deep Space Network (or commercial sources), frame synchronization, data decoding, error detection and correction, data sorting, data management, data reprocessing, etc. |
|  |  | 8.2.3. |  | Data Distribution and Archival | Includes all labor, subcontracts, materials and other direct costs to provide data product distribution and storage of raw data and resulting data products to meet mission requirements. Distribution may take the form of electronic delivery or physical media. |
|  |  | 8.2.4. |  | Science Investigators | Includes all labor, subcontracts, materials and other direct costs to develop and maintain the science team network for collaborative projects and documentation and presentation of analysis results. |
|  |  | 8.2.5. |  | Guest Investigator Program | Includes all labor, subcontracts, materials and other direct costs to develop and maintain a program to provide for guest investigator campaigns. |
|  | 8.3. |  |  | Ground Station | Includes all labor, subcontracts, materials and other direct costs required to control the configuration and the interconnections of the ground facility, i.e. antenna, transmitter, receiver and control equipment to meet mission requirements, as well as maintaining the following capabilities: data acquisition, data formatting and transfer, command handling and transmission and tracking data generation. |
|  |  | 8.3.1. |  | Systems Engineering | Includes all labor, subcontracts, materials and other direct costs to analyze new/updated mission requirements, and to develop and/or modify the ground stations hardware, software and/or operational processes to meet the requirements. |

| W | B | S | # | Title | Definition |
| --- | --- | --- | --- | --- | --- |
|  |  | 8.3.2. |  | Sustaining Engineering | Includes all labor, subcontracts, materials and other direct costs to maintain the ground station hardware/software/personnel to meet current mission requirements. |
|  |  | 8.3.3. |  | Quality Assurance | Includes all labor, subcontracts, materials and other direct costs to develop and maintain a quality assurance plan to certify processes to ensure data quality and timely delivery. |
|  |  | 8.3.4. |  | Operations | Includes all labor, subcontracts, materials and other direct costs to man and operate the ground stations during mission support. |
|  | 8.4. |  |  | Communications | Includes all labor, subcontracts, materials and other direct costs required to maintain the capability to communicate with the spacecraft and coordinate the various operational ground elements to support communication with the spacecraft to maximize the science return of the mission. |
|  |  | 8.4.1. |  | Systems Engineering | Includes all labor, subcontracts, materials and other direct costs to analyze new/updated mission requirements, and to develop and/or modify the control center hardware, software and/or operational processes to meet the requirements. |
|  |  | 8.4.2. |  | Sustaining Engineering | Includes all labor, subcontracts, materials and other direct costs to maintain control center equipment, software and operational procedures to support spacecraft communication to meet current requirements. |
|  |  | 8.4.3. |  | Quality Assurance | Includes all labor, subcontracts, materials and other direct costs to develop, maintain and implement a quality assurance plan to certify spacecraft communication processes. |
|  |  | 8.4.4. |  | Operations | Includes all labor, subcontracts, materials and other direct costs to trend, analyze and troubleshoot spacecraft communication issues, including network scheduling, conflict resolution, link margins and transmitter power. |
|  | 8.5. |  |  | Flight Software Sustaining Engineering | Includes all labor, subcontracts, materials and other direct costs to support the flight operations team in regards to flight software behavior, to analyze mission anomalies in the context of flight software behavior analysis and to recommend flight software options to maintain mission performance following flight hardware problems. Includes development, validation and support of on-orbit installation of approved changes to the flight software load. |
|  |  | 8.5.1. |  | Spacecraft and Components Flight Software Systems | Includes all labor, subcontracts, materials and other direct costs to provide engineering support to the flight operations team in regards to flight software behavior. Includes analysis of mission anomalies in the context of flight software behavior and recommendations of flight software options to maintain mission performance following spacecraft subsystem flight hardware problems. Includes development, validation and support of the on-orbit installation of approved changes to the spacecraft bus flight software loads. |
|  |  | 8.5.2. |  | Instrument Flight Software (for each instrument) | Includes all labor, subcontracts, materials and other direct costs to to provide engineering support to the flight operations team in regards to flight software behavior. Includes analysis of mission anomalies in the context of flight software behavior and recommendations of flight software options to maintain mission performance following instrument subsystem flight hardware problems. Includes development, validation and support of on-orbit installation of approved changes to the instrument flight software loads. |
|  | 8.6. |  |  | Ground Software Sustaining Engineering | Includes all labor, subcontracts, materials and other direct costs to maintain the ground system software components to meet current requirements, including design, development and testing. |
|  | 8.7. |  |  | Operations Services | Includes all labor, subcontracts, materials and other direct costs to provide additional operational services to meet mission requirements. |
|  |  | 8.7.1. |  | Tracking Network | Includes all labor, subcontracts, materials and other direct costs to monitor and evaluate the quality of tracking data and determine radio frequency biases or drifts. |
|  |  | 8.7.2. |  | Flight Dynamics | Includes all labor, subcontracts, materials and other direct costs to provide navigation support for the mission. This includes trajectory design, orbit determination and control, attitude determination and control, attitude sensor modeling and calibration, launch vehicle trajectory monitoring, and associated pre-launch preparations and simulations. |
|  |  | 8.7.3. |  | Other |  |
|  | 8.8. |  |  | Travel | Includes all labor, subcontracts, materials and other direct costs to related to travel in support of the operational phase of the mission. |
|  | 8.9. |  |  | Training | Includes all labor, subcontracts, materials and other direct costs to related to the development and implementation of a training plan, including the development of courseware, classroom training, simulator training, and on-the-job training. |

| WBS # | Title | Definition |
| --- | --- | --- |
| 9. | Education & Public Outreach | Includes all labor, subcontracts, materials and other direct costs to design, develop, and implement educational and public outreach programs. These costs may include public affairs announcements, video and audio type publications, public relation seminars. In addition, these costs may include K-12 classroom presentations, college level seminars and involvement with public television programming. |