# P1 – Project Development Planning

This activity is the starting point for all projects.  Included are the tasks related to Interdisciplinary/Environmental scoping, pre-construction work planning, scheduling and budgeting.  A good working draft of the Project Agreement is developed.

The following list of typical tasks is based on and supplement the documents referenced in Section V of this SOW and the CFLHD Standard P3 Template Activities. However, it may be appropriate to add, delete, or modify tasks to meet project specific requirements.

- Gather preliminary project information including as-builts, traffic counts, accident data, Road Inventory Project data, etc. as available. Submit one copy of project information to the CFLHD Project Manager when complete.

- Prepare a preliminary planning estimate for all work. The estimate should show all major work items and include a minimum contingency of 25%. Based on the estimate, recommend a project without funding limitations and a project within the program funds, if necessary. The final project to be advanced will be determined in cooperation with the Project Team.

- Prepare a Project Development Technical Memorandum detailing work tasks necessary to advance the project through the 30% design review stage. The PD Technical Memo should address all site specific conditions discovered during Scoping, and all testing, data collection and analyses required to produce a set of 30% design plans and estimate.

- Prepare a CPM Design Schedule complete with Work Breakdown Structures (WBS) necessary to advance the project to advertisement in Month 200X. The schedule should use work activities consistent with CFLHD’s Project Resource Management System (PRMS), and the WBS should identify personnel and cost resources required to accomplish the work.

- Prepare a draft Project Agreement for the project. The draft Project Agreement should summarize the key issues associated with the work, highlight the key elements of the project and show a draft schedule of all milestone activities through completion of construction. Submit the draft Project Agreement to FHWA for review. Following FHWA review, incorporate any changes and return to FHWA. The FHWA COTR will provide a signed copy of the Project Agreement for incorporation into the Scoping Report.

- Prepare a Design Scoping Report following the FHWA Scoping Report Outline. The Scoping Report should address all Project Development issues listed in the outline and recommend the work to be accomplished.

- Prepare a draft of the Project Scoping and Development Summary that includes the Design Scoping Report, preliminary planning estimate, the Project Development Technical Memorandum, the Environmental Screening Form (NPS Projects only), the Project Agreement and the CPM Design Schedule. Submit the draft Project Scoping and Development Summary to FHWA for review and comment.

- Incorporate comments and changes recommended by FHWA into the Project Scoping and Development Summary. Produce final bound copies for distribution to all Project Team Members.

Deliverables for P1

Add/delete deliverables to correspond to the tasks above. Coordinate number of copies with COTR. Number of copies and submittal dates shall be shown in Section IV, Deliverables and Schedule.

- Preliminary Project Data

- Draft Project Agreement

- Revised Project Agreement

- Draft Project Scoping and Development Summary

- Final Project Scoping and Development Summary