ESPO-DOC-420—XX-XX

Earth Science Program Office

Lessons Learned Implementation Plan

September 16, 2003

Earth Science Program Office (ESPO)

Lessons Learned Implementation Plan

September 16, 2003

APPROVED BY:

_________________________________

Program Office System Engineer

Earth Science Program Office

GSFC – Code 420

_________________________________

Program Manager

Earth Science Program Office

GSFC – Code 420

Goddard Space Flight Center

Greenbelt, Maryland

Earth Science Program Office (ESPO)

Lessons Learned Implementation Plan

September 16, 2003

CONCURRED BY:

Goddard Space Flight Center

Greenbelt, Maryland

CHANGE RECORD PAGE

| ISSUE | DATE | PAGES AFFECTED | DESCRIPTION |
| --- | --- | --- | --- |
| Original | TBD | All | Baseline |

LIST OF AFFECTED PAGES

| Page # | Revision | Page # | Revision | Page # | Revision | Page # | Revision |
| --- | --- | --- | --- | --- | --- | --- | --- |

TABLE OF CONTENTS

1.	Introduction	7

1.1.	Applicable Documents	8

2.	Lessons Learned Process Overview	9

2.1.	Terms and Definitions	9

2.2.	Lessons Learned Process	11

2.3.	Roles and Responsibilities	14

2.4.	Allocation of Lessons Learned Resources	15

3.	Lessons Learned Identification	16

4.	Lessons Learned Capture	17

5.	Lessons Learned Dissemination	19

6.	Lessons Learned Application	20

6.1.	Lessons Learned Impact Assessment	20

6.1.1.	Impact Categories	20

6.1.2.	Impact Definitions	21

6.1.3.	Estimation of Value	22

7.	Lessons Learned Documentation and Communication	23

7.1.	Lesson Learned Reports and Reporting Milestones	23

7.2.	Lesson Learned Awareness and Education	24

7.3.	Recourse	24

Appendix A – Lessons Learned Input Form	25

Appendix B – Description of Lessons Learned Submission Form Items	26

Appendix C – Categories for Lessons Learned Submission Form	27

Appendix D  – Specializations for Lessons Learned Submission Form	29

Appendix E – Acronym List	30

# Introduction

NASA GSFC has embraced a Lessons Learned philosophy and has placed expectations on projects to incorporate this practice in all elements and across their entire life cycle.  The Lessons Learned approach contained in this document is based upon the Lessons Learned Procedures and Guidelines GPG-TBD for the NASA GSFC Flight Programs and Projects Directorate and is consistent with NASA NPG 7120.5B NASA Program and Project Management Processes and Requirements.  Exhibit 1-1 shows the basic continuous Lessons Learned process.

Exhibit 1-1.  The Continuous Lessons Learned Process

The Lessons Learned approach has been tailored to the Earth Science Program Office Projects (to best fulfill the project’s needs to capture, share and apply knowledge gained from this and other projects.  The ESPO has developed a Lessons Learned process that fits the needs of the various project elements.  The process places responsibility for identifying, capturing, sharing and applying Lessons Learned in the hands of the organizational level in which it impacts, while still communicating these Lessons Learned up through Program/Project management.  This process is further described in Section 2.

The purpose of this Lessons Learned Plan (LLP) is to provide guidance for the ESPO Projects to identify, capture, share and apply Lessons Learned at all levels within the project.  Project Lessons Learned is integrated into the Project Systems Engineering and Management Processes with the objective of incorporating Lessons Learned into the daily activities of the project and staff.  All Project staff members are encouraged to participate in this process by identifying, capturing and applying Lessons Learned.

The  Lessons Learned Coordinator (LLC) is integral to the success of Project Lessons Learned.  The LLC provides a unique intersection of engineering and programmatic Lessons Learned support.  Programmatically, the LLC maintains ownership of this Lessons Learned process and is responsible for its overall implementation.  The LLC establishes the means for identification, capture and dissemination of Lessons Learned, facilitates communication and evaluation of the value associated with applying Lessons Learned on the Project.  The LLC also plays an important role in the Project by actively participating in and across the elements and mission teams to assist in and perform efforts in support of sharing Lessons Learned.

The Lessons Learned Process will continue to evolve as the Project matures.  For example, the Formulation/Project Manager (PM) and Mission Systems Engineer (SE) will be involved in Lessons Learned activities throughout the Project life cycle.  As the element teams grow, much of the Lessons Learned process will be handled at the element level and lower.  The same basic Lessons Learned approach will be utilized, but the responsibilities and communication mechanisms will evolve during the Project life cycle, with the PM remaining responsible for its implementation.

## Applicable Documents

NASA Program and Project Management Processes and Requirements, NPG 7120.5B, NASA Procedures and Guidelines, November 21, 2002

Lessons Learned, GPG TBD Goddard Procedures and Guidelines, TBD

Systems Engineering, GPG 71xx.x, System Engineering Processes and Requirements, TBD

Systems Engineering Management Plan, GSFC 420.2-02-001-01, Original, February 1, 2002

# Lessons Learned Process Overview

Each Project utilizes a Lessons Learned approach that considers the needs for Lessons Learned from a project, individual and organizational perspective.

## Terms and Definitions

Lesson Learned – A lesson learned is defined as knowledge gained that may have a positive or negative impact on a Project, individual or other organizational element within NASA.  A lesson learned fits into one of four categories:

    - Red – Urgent; Item related to immediate concern with physical security, personnel health and safety, direct impact on mission success or significant expected effect on performance, schedule and/or cost.

    - Yellow – Caution; Item has the potential for impact to physical security, personnel health and safety, possible effect on mission success or influence on performance, schedule and/or cost.

    - Blue – Information; Item is provided for background information to protect physical security, personnel health and safety, mission success, performance, schedule and/or cost.

4.   Green – Good Work Practice; Item is a positive example of an action, activity or practice that improves; physical security, personnel health and safety, mission success, performance, schedule and/or cost.

Lessons that are learned result from activities where something different from an everyday event, or realization that an unexpected occurrence, has taken place including an event, result or occurrence that represents a success or failure.  Outcomes of work practices, either positive or negative, are also representative of Lessons Learned.  The value of an innovative approach or a path that did not produce the desired effect are useful Lessons Learned.  Lessons are learned during the course of, and at the completion of, planned activities.  Lessons Learned include stories about insights and experience of interest and value to others, examples of novel and innovative developments as well as suggestions on how processes can be improved.

Lessons Learned are a method used to answer typical questions asked by projects and individuals that include:

- What are the standard/best practices for a particular function?

- How did another project do this?

- What is an example of a success in this area?

- What difficulties were encountered and how were they resolved?

- Has this problem been seen before?

- Who has experience in dealing with this area?

- What information resources exist?

How can this be communicated to others?

Applicable Lessons Learned – Lessons are considered to be applicable if all of the following criteria are met:

- Relevancy; a) significant bearing within NASA, and b) useful for applications outside of NASA,

- Understandable by someone; a) not intimately familiar with the Project or functional area, and b) with reasonable skill,

- Beneficial; a) recognizable impact within NASA, b) reasonable possibility that someone else could face a similar situation, c) provides an opportunity for saving effort, time or money, or d) allows improvements in performance, safety, reliability or probability of mission success,

- Validity; a) factually and logically correct, b) consistent with laws, regulations and policies, c) well-grounded or justifiable, and d) expectation that a similar outcome either will (for a positive lesson), or will not (for a negative lesson) be repeated,

- Realizable; a) capable of being implemented, and b) offers a practical, not  hypothetical solution,

- Consistent; a) lesson fits within categories, b) an independent check of the lesson is possible, c) root cause analysis can be applied, and d) applicability, priority and target for implementation can be identified

Lessons Learned can be identified, captured, shared, applied and evaluated for impact at five functional levels within the Project organization.  Exhibit 2-1 illustrates those hierarchical levels and their associated scope.  The table provides guidance to the element managers who are responsible for defining the assembly level responsibilities within their organization.  Team members at each level are responsible for assessing Lesson Learned impact as they apply to that person’s realm of control within the hierarchy.

| Level | Impact Scope |
| --- | --- |
| Mission | Lessons Learned that impact overall Project success |
| Element | Lessons Learned that impact ability of a particular element to achieve its operational or scientific objectives |
| Subsystem | Lessons Learned that impact performance of a subsystem |
| Component | Lessons Learned that impact the functional effectiveness of a particular component. Examples include the spacecraft Box level or software program level |
| Subcomponent | Lessons Learned that impact function or performance of a particular subcomponent. Example includes the spacecraft card level or software module level. |

Exhibit 2-1.  Functional Levels

Best Practice – Those activities, based on experience, considered to provide desirable outcomes for a particular process.  {These best practices are typically identified by performing organizations and are organized, reviewed and disseminated by the Systems Management Office.}

## Lessons Learned Process

The Continuous Lessons Learned Process set forth in this document is illustrated in Exhibit 1-1 and consists of eight steps:

- Identification

- Capture

- Organization

- Analysis

- Targeting

- Dissemination

- Application

- Feedback

Identification of Lessons Learned – Determining that an event, experience, or outcome is of sufficient and appropriate interest and value to; a) the current Project, b) future Projects, c) other individuals, and d) the NASA organization, that it should be captured and made available for others to benefit from the insight and knowledge gained, to ensure that positive results can be repeated and that negative results will not be repeated.

Capture of Lessons Learned - The process for gathering Lessons Learned from individuals, groups and Projects.  Lessons Learned exist in the knowledge that people have and in documents, these only have value to others if these sources of insight and experience are captured, organized and made available.

Organization of Lessons Learned - The categorization, ranking and assessment of validity for a Lesson Learned that has been submitted.  These efforts will be performed by; a) each Project’s LLC as part of an initial screening, and b) the Program Office’s LLC to ensure consistency.

Analysis of Lessons Learned - Review of an activity, event, condition, result or occurrence to determine the essential common basis, underlying reason(s) or systemic elements that gave rise to this condition.  The purpose of root cause analysis is to identify the contributing systemic factors, train of events, and common threads so that; a) a recurrence of negative outcomes can be prevented in the future, and b) best practices for positive outcomes can be identified.

Targeting of Lessons Learned - Determination of what Program Offices, Projects, individuals and areas within the NASA organization with particular needs, interests, functional responsibilities or specializations can benefit from a particular lesson.

Dissemination of Lessons Learned – Making lessons, and/or summaries of lessons available to Programs, Projects and individuals that have the opportunity to apply them.  Dissemination of Lessons Learned includes both providing convenient access to resources of direct and indirect interest and forwarding alerts/updates to individuals willing to receive such information without having to search for it.  Techniques that support dissemination of Lessons Learned include;  NASA LLIS Web site, NASA Technical Standards Web Site, EOS Pilot for Lessons Learned Web Site/Community of Practice Portal, email distribution of alerts/updates, Webcasts, meetings, teleconferences, workshops, working groups, employee exchange, training, mentoring, conferences.

Application of Lessons Learned – The use of prior Lessons Learned to provide benefit for Projects, individuals, and the NASA organization either in terms of repeating positive outcomes or by avoiding negative consequences.

Feedback on Lessons Learned – Programs, Projects and individuals that receive lessons will provide periodic reports on the application and value of Lessons Learned within their areas of responsibility.  Suggestions will also be provided regarding improvements to the process for sharing Lessons Learned.

As lessons are analyzed and addressed throughout the Lessons Learned Process, they follow the various stages per Exhibit 2-2.  The Lessons Learned status is intended to facilitate the review and reporting of Lessons Learned.

| Lesson Learned Phase | Activities Performed During This Phase |
| --- | --- |
| Initiation | Identify and capture new lessons |
| Organization | Categorize, rank and assess the validity for each lesson |
| Evaluation | Perform root cause analysis to determine common threads and underlying systemic factors Assign a priority to each lesson Identify where each Lesson Learned can be applied |
| Dissemination | Determine how, when and to whom each lesson should be distributed Forward lessons and confirm that the right lessons get to the right people on the appropriate Projects when they are needed |
| Application | Identify those lessons that are applicable and appropriate for the Project Assign a responsible Project representative to address each lesson Assess the value of lessons relevant to the Project |

Exhibit 2-2.  Lessons Learned Phase

The Project’s Lessons Learned activities fit within the context of efforts being performed by the; Earth Science Program Office, Flight Programs and Projects Directorate and Goddard Space Flight Center Knowledge Management initiatives.  Exhibit 2-3 indicates the overall scope of Lessons Learned activities within GSFC.

Exhibit 2-4.   Overall GSFC Lessons Learned Process

## Roles and Responsibilities

Program Lessons Learned is a responsibility shared by the PM, LLC, and Project Staff.  Specific roles and responsibilities are explained in Exhibit 2-5.

| Role | Responsibility |
| --- | --- |
| Formulation/Project Manager | Responsible for overall Project Lessons Learned activities Ultimate project authority for identification, capture, application and evaluation of Lessons Learned Assigns roles and responsibilities for project Lessons Learned efforts Assists in and performs identification and capture for mission level Lessons Learned especially those associated with programmatic, schedule, and cost aspects Provides guidelines for evaluation of Lessons Learned applied on the project |
| Mission Systems Engineer | Responsible for all technical mission level Lessons Learned Reviews Lessons Learned brought forth from the Element SEs Assists in and performs identification, capture and application for mission level Lessons Learned especially technical/performance and safety–related items |
| Lessons Learned Coordinator (function may be shared and/or combined with Configuration Management/Risk Management) | Responsible for ensuring that all assembly levels are following the Lessons Learned process Regularly reports any Lessons Learned issues to the Mission SE/PM and to the Program Office LLC Facilitates the development and implementation of plans and activities for the identification, capture, and application of Lessons Learned Performs or assists team in evaluation of Lessons Learned Communicates Lessons Learned-related aspects of interest to the Project staff such as training, workshops, mentoring, mini-courses, Webcasts, in-reach, awards, tools and resources Determines the impact of activities and resource requirements associated with the Lessons Learned process |
| Support Staff | Responsible for ensuring that the subsystem, component, and sub-component assembly levels are following the Lessons Learned Process Define Lessons Learned responsibilities and impact definitions within their element Review and/or apply lessons escalated from the subsystem level Responsible for identifying, capturing and applying element level Lessons Learned for their respective element Escalate lessons, as necessary, to the Project SE and/or PM |
| Project Staff | Responsible for identifying, capturing and applying lessons at their respective levels Ensure that appropriate lessons are escalated to the appropriate assembly levels |
| Customers and Suppliers | Recommend/Identify new lessons to be captured and applied Provide input and insight into the identified lessons as pertaining to their involvement with Project activities or external organizations Lessons Learned requirements may be levied on suppliers on a case-by-case basis based on scope of work and level of involvement with the project |
| External Reviewers and Assessors | Invited to attend the Project Lessons Learned reviews Provide input and insight into the identified lessons being reviewed Recommend/Identify new lessons to be captured and applied |

Exhibit 2-5.  Lessons Learned Roles and Responsibilities

## Allocation of Lessons Learned Resources

Resources for Lessons Learned activities will be included in the Project budget.  The Project will also maintains a contingency budget to accommodate special circumstance that may arise, including additional effort to support identification, capture, sharing, application and evaluation of Lessons Learned if needed.  Each element manager is responsible for managing the Lessons Learned budget for their respective elements.  Any requests for additional resources must be made to the PM.  The Manager(s) responsible for any given Lesson Learned will need to make Lessons Learned resource decisions on a case-by-case basis.

# Lessons Learned Identification

The first step in the Lessons Learned Process, as outlined in Section 2.2, is to identify Lessons Learned.  An environment of continuous Lessons Learned identification will take place during each project phase to support capture, sharing and application of lessons during Formulation, Implementation and Operations.

Identification of relevant lessons can be initiated in several ways.  Lessons Learned from experiences on current and previous projects can provide valuable insights for identifying potential new lessons.

The following is a list of resources that may assist in the identification of lessons:

- Weekly Activity Reports, Design Reviews, Workshops, Working Group meetings,

- Project and Element Team Meetings,

- Internal/External Reviews,

- Trade studies, design, analysis, manufacturing, integration and test results,

- Project staff, functional staff, management

All Project staff members participate in the Lessons Learned Process and are encouraged to submit a Lessons Learned for any lessons that are identified.  {All  staff members should be trained in NASA Continuous Lessons Learned (CLL), which is taught by the Systems Management Office, NASA Goddard Space Flight Center.}  This training will assist in educating the Project staff to understand why lessons need to be shared and how to properly identify, capture, share and apply Lessons Learned.

# Lessons Learned Capture

The process for gathering Lessons Learned is from individuals or groups, including; results of meetings, reviews and activities as well as extraction of lessons from Project-related documents.  All Project staff should prepare a weekly activity report, all Project meetings should result in the generation of meeting minutes, after every Project review there should be a meeting summary provided, and all contractors shall deliver a Lessons Learned report as a CDRL requirement.  These documents represent sources of insights and experience containing Lessons Learned.

Specific lessons to capture and share include:  a) results from; problems, failures, incidents, anomalies and risks, b) issues, needs, results, and trends, c) best practices and pitfalls to avoid, d) design/decision processes and rationale.  Lessons may be gleaned from numerous existing resources such as; a) weekly activity reports and monthly status reviews, b) independent review team reports, c) top-ten lists, d) requests for actions and associated closure reports, e) award fee letters, f) Quarterly Executive Dialogues, g) after-action reviews, h) final reports, and i) case studies.

Individuals shall submit Lessons Learned, as relevant items are identified, by filling out the form in Appendix A and providing this to the Project LLC.  The Project LLC shall inform the PM and Program Office Lessons Learned Coordinator on a weekly basis of those lessons that have been submitted.

Team review techniques for capturing Lessons Learned at key points during the Project life cycle include:

- After Action/Incident Reviews (AAR/AIR):  A short review (less than 2 hours) covering:

  - What was supposed to happen?

  - What actually happened?

  - Why were there differences?

  - What can you or others learn from this experience?

After Action/Incident Reviews shall be conducted after the following events; Project kickoff, study completion, budget submission, Technical Interchange Meetings (TIMs), Workshops, unit, subsystem and system-level tests, Request for Proposal release, proposal evaluation, contract kickoff, contract closeout, post-launch, and on-orbit anomalies.

- Significant Milestone Review (SMR):  A  review (less than 4 hours) covering:

  - What went well or not?

  - Why did it succeed or not?

  - If you were to start again, what would you do differently?

  - What did you learn that is specific to this Project?

  - What could others learn from your experience?

Significant Milestone Reviews shall be conducted after the following events; Mission Confirmation Review, Internal/External Independent Reviews, Mission Definition Review, Initial Confirmation Review, System Requirements Review, System Concept Review, Preliminary Design Review, Mission Confirmation Review, Critical Design Review, Mission Operations Review, Pre-environmental Review, Flight Operations Review, Pre-Ship Review, Operations Readiness Review, Mission Readiness Review, Flight Readiness Review, Launch Readiness Review, and Decommissioning Review.

- Post Project Review (PPR):  A team review (less than 8 hours) covering:

  - What were the key objectives of the Project and how well were these achieved?

  - What lessons were learned during the course of the Project?

  - What lessons are the most important?

  - How should future efforts be modified based on these Lessons Learned?

Post Project Reviews shall take place; after launch and early-orbit checkout, and after decommissioning.

# Lessons Learned Dissemination

After Lessons Learned have gone through the organization and analysis phases, they will be targeted to specific Projects, individuals and NASA organizations with the interest and need to benefit from these experiences.  Several methods of dissemination will be applied to Lessons Learned.  For those Projects, individuals and NASA organizations with identified interests and needs, Lessons Learned will be disseminated by email notification of alerts and updates.  Additional techniques that support dissemination of Lessons Learned include; NASA LLIS Web site, NASA Technical Standards Web Site, EOS Pilot for Lessons Learned Web Site/Community of Practice Portal, Webcasts, newletters, Lessons Learned summaries/reports, workshops, working groups, employee exchange, training, mentoring, and conferences.

# Lessons Learned Application

## Lessons Learned Impact Assessment

### Impact Categories

To help assess the impact of a lesson, several Impact Categories have been identified.  Exhibit 6-1 lists the Impact Categories and example indicators.  The indicators are meant to provide guidance in assessing the Lesson Learned impact for each category.

| Impact Category | Example Indicators |
| --- | --- |
| Technical/Performance | Mass |
|  | Physical Dimensions |
|  | Memory Utilization |
|  | Power Requirements |
|  | Design Maturity |
|  | Failure Rate Does Not Support Design Life |
|  | Design Complexity |
|  | Environmental Conditions |
| Programmatic | Technical event that is not Project Responsibility |
|  | Schedule event that is not Project Responsibility |
|  | Cost event that is not Project Responsibility |
|  | Level 1 Requirements Drivers |
|  | NASA Constraints |
|  | Partner Contributions/Shortfalls |
|  | Budget Restrictions from HQ |
|  | Resource Adequacy/Availability |
| Schedule | Component Availability |
|  | Launch Windows |
|  | Instrument Delivery Schedules |
|  | Development Schedule |
| Cost | Actual Cost Beyond Budget Allocation |
|  | Replacement Impacts due to Cost (e.g., alternate LV) |
|  | Independent Cost Estimate Inputs |
| Safety | Personnel Related Safety (e.g., electrical shock) |
|  | Environmental considerations (e.g., the use of such materials as beryllium, volatile fuels, or water contaminates) |

Exhibit 6-1.  Impact Categories and Indicators

### Impact Definitions

An impact rating is determined for each Impact Category based on the predefined impact definitions.  Impact definitions are specific to each assembly level.  Exhibit 6-2 provides the impact definitions for the mission level, which have been assigned by the Project Office.  Exhibit 6-3 provides impact definitions for the mission elements.  Impact definitions for assembly Levels below the element level are also the responsibility of the element SEs.  The element SEs utilize their team’s expertise at each assembly level to provide the appropriate impact definitions.  The LLC will provide guidance to the element SEs to ensure that the definitions are documented and are consistent with the Lessons Learned approach.

| Impact Rating | Technical / Performance | Programmatic | Schedule | Cost | Safety |
| --- | --- | --- | --- | --- | --- |
| A | Minimal Performance Margin Reduction; Exceeds Level 1 Req. | Requires Element Manager Decision | Minimal or none | Minimal or none | Meets Safety Requirements |
| B | Some Performance Margin reduction; Exceeds Level 1 Req. | Requires Formulation/ Project Manager Notification | Additional resources required to meet need date | < 5% of affected Element | Negligible, No Adverse Affect to Personal Safety or Health |
| C | Significant Performance Margin Reduction; One or More Level 1 Req. Barely Met | Requires Formulation/ Project Manager Decision | Minor slip in need date | 5 to 7% of affected Element | Moderate, May Cause Minor Injury or Occupational Illness |
| D | Fails to meet a Level 2 Req., Level 1 Req. Met | Requires EOS Program Office & GSFC PMC Decision | Major slip in key milestone | 7 to 10% of affected Element | Critical, May Cause Severe Injury or Occupational Illness |
| E | Fails to Meet a Level 1 Req. | Requires NASA Associate Administrator Decision | Unrecoverable project delay | >10% of affected Element | Catastrophic, May Cause Death or Permanently Disabling Injury |

Note:  These definitions are for the establishment of impact level only and do not preclude or redefine standard reporting/reviews of cost, schedule, performance, or safety status and issues.

Exhibit 6-2.  Mission Level Impact Definitions

| Impact Rating | Technical / Performance | Programmatic | Schedule | Cost | Safety |
| --- | --- | --- | --- | --- | --- |
| A | Minimal Performance Margin Reduction; Exceeds Level 2 Req. | Requires Subsystem Manager Decision | Minimal or none | Minimal or none | Meets Safety Requirements |
| B | Some Performance. Margin reduction; Exceeds Level 2 Req. | Requires Element Manager Notification | Additional resources required to meet need date | < 5% of affected subsystem | Negligible, No Adverse Affect to Personal Safety or Health |
| C | Significant Performance Margin Reduction; One or More Level 2 Req. Barely Met | Requires Formulation/ Element Manager Decision | Minor slip in need date | 5 to 7% subsystem | Moderate, May Cause Minor Injury or Occupational Illness |
| D | Fails to meet a Level 3 Req., Level 2 Req. Met | Requires Formulation/ Project Manager Decision | Major slip in key milestone | 7 to 10% subsystem | Critical, May Cause Severe Injury or Occupational Illness |
| E | Fails to Meet a Level 2 Req. | Requires Formulation/ Project Manager Decision | Unrecoverable project delay | >10% subsystem | Catastrophic, May Cause Death or Permanently Disabling Injury |

Note:  These definitions are for the establishment of impact level only and do not preclude or redefine standard reporting/reviews of cost, schedule, performance, or safety status and issues.

Exhibit 6-3.  Mission Element Impact Definitions

### Estimation of Value

The {Project/Program Office/SMO TBR} will develop estimates of the performance, schedule and cost benefits associated with applying Lessons Learned.  The impact of applying Lessons Learned will also be assessed with regard to; mission success, safety, reliability, value to stakeholders/customers, and furtherance of Center/Agency objectives.  Staff is encouraged to indicate their view of Lessons Learned with respect to; improving the quality of their workplace experience, professional development benefit, and other aspects of personal priority to them.

# Lessons Learned Documentation and Communication

Lesson Learned documentation and communication are key elements in Project Lessons Learned.  All Lessons Learned are documented and tracked within the Lessons Learned database.  The LLC is responsible for ensuring that all appropriate communication related to Lessons Learned and problems takes place.

## Lesson Learned Reports and Reporting Milestones

Regular Lesson Learned reports are produced from the Lesson Learned database and distributed appropriately to the Project team.  These reports include but are not limited to:

- Mission Level Primary Lesson Learned list

- Element Level Primary Lesson Learned lists

- List of all Project Lessons Learned sorted by assembly level or element

- Accepted Lessons Learned list

- New Lessons Learned from external sources

- Historical Lessons Learned from external sources that may be applicable to current Project activities

Weekly staff meetings are used for internal reporting where Lesson Learned will be a regular agenda item.  These weekly meetings are used as a forum to report Lessons Learned to Project Management and to assess the effectiveness of the Lessons Learned Process.  The Senior Staff meeting reviews the Lesson Learned list at the mission level.  Element staff meetings cover Lessons Learned at the element level and lower.  As required, subsystem Lesson Learned meetings cover subsystem and lower level Lessons Learned.  Periodic Project Lesson Learned meetings will be coordinated with GSFC and NASA HQ organizational entities to review and communicate Project Lessons Learned and status.  Summary reports of Lesson Learned activity are generated monthly.  The LLC will facilitate generation of the appropriate Lesson Learned materials for various meetings where discussion of Lesson Learned is featured.

Status with regard to identification, capturing, sharing and application of Lessons Learned shall be addressed during the following:

- Monthly Status and significant milestone reviews as indicated in Section 4,

- Design reviews,

- Internal/External Independent reviews, and

- Internal/External Project management meetings.

## Lesson Learned Awareness and Education

The Project is dedicated to the swift identification, capture, sharing, and application of Lessons Learned.  All Project staff members are encouraged to participate in the identification, capture and application of Lessons Learned and will be trained in Continuous Lessons Learned processes, consistent with the Continuous Lessons Learned Practices defined by the Systems Management Office at NASA GSFC.  Project staff members are immediately notified of updates or changes to the Lessons Learned process or procedures.  Weekly staff meetings utilized for Lesson Learned discussion and review provide the opportunity for continuous improvement of the Project Lessons Learned Process.  The LLC will track and document all changes instituted by the team and make recommendations for improvement where possible.  These modifications will be communicated to the Project team as necessary.  Additionally, the LLC will review and, if needed, update the Lessons Learned Plan as required.

## Recourse

If any member of the Project team feels that a Lesson Learned has been improperly handled or addressed, that team member may address those concerns with the LLC, PM, SE, or the Project Safety Assurance Manager (SAM).  The concerns can be brought to the LLC who provides assistance in identifying how the Lesson Learned was improperly handled and any recourse or action that needs to be taken.  The LLC documents the concerns and addresses them with the PM and SE as appropriate.  Status and resolution of the concerns are then reported back to the original team member.  The Project SAM is an independent alternate resource in the event the Lesson Learned Identifier feels insufficient action may have been taken to address the concerns.  Based on the SAM’s opinion, he may choose to facilitate resolution with the PM or elevate the issue to GSFC Management.  The Project PM and SE also maintain an ‘open door’ policy to any team member desiring reconsideration of specific Lessons Learned or resolution of their concerns.

# Appendix A – Lessons Learned Input Form

| LESSON LEARNED | FILE NO. | Page of |
| --- | --- | --- |
|  | CATEGORY (Primary/Alternate): |
| TITLE/SUBJECT: | KEYWORDS: |
| EVENT DESCRIPTION: |
| LESSON LEARNED: |
| RECOMMENDATIONS: |
| ATTACHMENTS: | REFERENCES: |
| SUBMITTED BY: | /OFFICE: | ORG./COMPANY: | LOCATION: | DATE OF OCCURRENCE: |
| TELEPHONE: | EMAIL: | SPECIALIZATION: | BUILDING/ROOM: | DATE SUBMITTED: |

# Appendix B – Description of Lessons Learned Submission Form Items

| To be provided by Submitter | Comments |
| --- | --- |
| Category (Primary/Alternate)---------------------> | Identify functional areas where the lesson falls within (see Appendix C) |
| Title/Subject | Provide a short, specific and complete reference |
| Keywords | Use terms that describe concepts to facilitate retrieval via search |
| Event Description | Summarize key events and facts, avoid attribution to individuals or organizations |
| Lesson Learned | Brief primary theme along with applicability |
| Recommendations | Specific future actions for improvement |
| Attachments | Supporting documentation associated with the lesson |
| References | Relevant documentation and/or individuals (with contact information) |
| Submitted by | Individual who prepared the lesson learned |
| Project/Office | Project or organizational activity that the originator is associated with |
| Organization/Company | NASA organization code or contractor where the originator is employed |
| Location | Site where the submitter is located |
| Date of Occurrence | Date when the event occurred |
| Telephone | Office telephone of the submitter |
| Email | Office email address of the submitter |
| Specialization-----------------------------------------> | Expertise of the submitter (see Appendix D) |
| Building/Room | Office location of the submitter |
| Date submitted | Date of the lesson submission |

# Appendix C – Categories for Lessons Learned Submission Form

| Management | System Engineering | Access to Space |
| --- | --- | --- |
|  | Agreements |  | Allocations |  | Launch Facilities |
|  | Business |  | Configuration Management |  | Launch Processing |
|  | Contracts |  | Contamination Control |  | Launch Services |
|  | External Relations |  | Environmental Protection |  | Launch Systems |
|  | Finance |  | Environments |  | Range Support |
|  | Lessons Learned |  | IRDs/ICDs/IIDs |  |  |
|  | Meetings and Reviews |  | Requirements | Operations |
|  | Organization-Staffing |  | Review Boards |  | Algorithms |
|  | Procurement |  | Studies & Analyses |  | Anomalies, Incidents, Failures |
|  | Resources |  | Verification |  | Command |
|  | Schedule |  | WBS |  | Data Acquisition |
|  |  |  |  |  | Data Dissemination |
| Mission |  | Engineering (Hardware/Software) |  | Data Management |
|  | Space segment |  | Analyses |  | Data Processing |
|  | Instruments |  | Design |  | Data Products |
|  | Observatory |  | Development |  | Data Storage and Retrieval |
|  | Spacecraft |  | Integration |  | Flight Software |
|  | Launch segment |  | Manufacturing/Coding |  | Ground Software |
|  | Flight Support Equipment |  | Materials |  | Mission Engineering |
|  | Ground Support Equipment |  | Parts |  | Mission Planning |
|  | Launch Vehicle |  | Processes |  | Operations Concepts |
|  | Ground segment |  | Specifications |  | Telecommunications & Networking |
|  | Communications |  | Test |  | Telemetry |
|  | Mission Data Processing |  | Test Support Equipment |  |  |
|  | TTC&M | Engineering Specialization | Administrative |
|  |  |  | Mechanical/Structural Systems |  | Action Items |
| Science |  |  | Electromechanical/Mechanisms |  | Contacts |
|  | Assessment |  | Electrical Systems |  | Correspondence |
|  | Calibration |  | Power Systems |  | Education |
|  | Data Assimilation |  | RF/Microwave Communications |  | Facilities |
|  | Measurements |  | Guidance, Navigation, and Control Systems |  | Human Resources |
|  | Models |  | Optical Systems |  | ITAR |
|  | Research |  | Electro-optics/Lasers |  | Library/Technical Information Services |
|  | Science Working Group |  | Microwave Systems |  | Logistics/Transportation/Supply |
|  | Validation |  | Detector Systems |  | MIS/IT |
| Science Specialization |  | Cryogenics |  | Outreach |
|  | Atmospheric Science |  | Software |  | Presentations (Internal/External) |
|  | Geophysical/Geologic Science |  |  |  | Project Support |
|  | Oceanographic Science | Mission Assurance |  | Public Affairs |
|  | Biospheric/Biologic Science |  | Independent Reviews & Investigations |  | Reports (Weekly/Monthly) |
|  | Hydrologic Science |  | Product Assurance |  | Scheduling |
|  |  |  | Problem Reporting |  | Security |
| Technology |  |  | Quality Assurance |  | Training |
|  | Apertures |  | Reliability |  | Travel |
|  | Bus Subsystems |  | Risk Management |  | Workshops |
|  | Components |  | Safety |  |  |
|  | Data Distribution |  | Software Assurance |  |  |
|  | Data Integration |  |  |  |  |
|  | Data Stream Processing |  |  |  |  |
|  | Detectors |  |  |  |  |
|  | Instrument Technology |  |  |  |  |
|  | Sensors |  |  |  |  |

# Appendix D  – Specializations for Lessons Learned Submission Form

| Project/Program/Instrument Management (PM, DPM, DPMR's) | Cryogenics |
| --- | --- |
| Reliability Engineering | Materials |
| Mission Assurance Management/Engineering | Contamination |
| Flight/Ground Systems Safety Engineering | Industrial Safety |
| Systems Engineering | Environmental Protection/Engineering |
| Software Engineering Methods, Standards, Processes, and Reliability | Facilities Engineering, Maintenance, and Operations |
| Flight/Ground Engineering Data Systems - Software | Applied Math/Computational Science and Analysis |
| Flight/Ground Data Systems - Hardware | Atmospheric Science |
| Administrative Computing | Geophysical/Geologic Science |
| Mission Operations Engineering | Oceanographic Science |
| Telecommunications and Networking | Biospheric/Biologic Science |
| Mechanical/Structural Systems Development, Integration, and Test | Hydrologic Science |
| Electromechanical/Mechanism | General Business/Administrative |
| Electrical Systems Development, Integration, and Test | Financial/Resources Management/Program Analysis |
| Power Systems Development, Integration and Test | Logistics/Supply/Transportation |
| RF/Microwave Communications | Technical Information Services/Library Science |
| Radiation Effects and Component Technologies | Security |
| Guidance, Navigation, and Control Systems Development, I&T | Procurement |
| Optical Systems | Public Affairs |
| Electro-optics/Lasers | Education |
| Microwave Systems | Secretarial/General Clerical |
| Detector Systems |  |

# Appendix E – Acronym List

AAR		After Action Review

AIR		After Incident Review

CDR		Critical Design Review

ESPO		Earth Science Program Office

GSFC		Goddard Space Flight Center

HQ		Headquarters

LLC		Lessons Learned Coordination

NASA		National Aeronautics and Space Administration

NPG		NASA Procedures and Guidelines

PDR		Preliminary Design Review

PM		Project Manager

PMC		Program Management Council

PPR		Post-Project Review

PSR		Project Status Review

SAM		Safety Assurance Manager

SE		System Engineer

SMR		Significant Milestone Review

TBD		To Be Determined

TBP		To Be Provided

TBR		To Be Resolved

# Text boxes

Project-Focus

Organize

Apply

Feedback

Capture

Disseminate

Analyze

Identify

Target

Project-Focus