Comments for Review of the NuMI Decay Pipe

July 9, 2001

From

Gina Rameika

1. Overall Remarks

This is a relatively simple piece of the project. The complexity comes from the fact that it crosses the WBS 1.1/1.2 interface. (I understand the reason, just noting that it adds complication.)

2. Itemized suggestions, questions and concerns

(1) My major concern after listening to this review was an apparent or perceived difficulty in the project  knowing how S.A.Healy was actually going to install the system, where system includes the actual pipe, the cooling pipes, their PVC shields and finally the poured concrete.

(2) A second concern that emerged was what if after the pipe is installed in concrete it is found to be way out of alignment tolerance. Someone at the review said that Healy  would likely just ask us to accept it any way. What is the consequence if something like that happens? It wasn't clear to me that we really know how much sag or wiggle is acceptable. (I guess I'm not convinced that the 2cm spec is a valid requirement from a physics point of view.) I'd like to see the physics requirement on the pipe alignment more clearly demonstrated.

(3) I think it was obvious that the cooling pipes are not really needed ( they were left over from the hose). I'm concerned that keeping them and using them adds unnecessary complexity that will only lead to operational problems.