# April 10, 2000

TO:		Phil Martin

FROM:	John Marriner

SUBJECT:	Charge to the Proton Driver Internal Technical Review Committee

Over the past year a team in the Beams Division has been working on the design of a proton driver for Fermilab.  The proton driver is an accelerator complex intended to provide the demanding proton beam capabilities required by physics programs based on intense cooled muon beams, for example a neutrino factory based on a muon storage ring and/or a muon collider.  The system would also serve as a complete functional replacement for the Fermilab Booster, providing upgraded capabilities in the future for the programs that the Booster would otherwise have served.  New physics programs based on the stand-alone capabilities of the proton driver, as an intense source of proton beams would also be enabled.

For the past several months, design work has focused on an intense 16-GeV proton synchrotron, which in Phase I may be used to feed a neutrino factory based on a muon storage ring.  The design effort for that Phase I synchrotron has reached the point where a first formal technical review is deemed appropriate by Fermilab management. Decisions have been taken about major parameters and approaches, and significant progress has been made on the technical design of major subsystems, yet there is still time for expert advice to generate "midcourse corrections" and thereby have a significant positive effect on the final design.

Therefore, the Technical Review Committee is requested to evaluate the overall design, and in particular: to examine the appropriateness of the major parameters and  design choices that have been made; to assess the progress of the design, identifying areas most in need of further design work; to judge feasibility, identifying areas of highest technical risk and assessing any countermeasures that are proposed to address those risks; to advise on the content and scope of the R & D plan that will be presented; and to comment on the organization of the collaboration that has been formed to carry out the design work.

While undertaking this task, the focus of the committee should be on technical design matters, with budgetary and scheduling issues expected to arise only insofar as they may impact the technical design.

The committee is asked to please provide a written report of the results of the review to the Fermilab Beams Division Head by May 31, 2000.

## Review of the Proton Driver

April 17-19, 2000

Reviewers: P. Martin (Chair), R. Webber, D. Finley, G. Krafczyk - FNAL;

## H. Schönauer - CERN, Y. Mori - KEK, A. Thiessen - LANL

#### General Overview

The Proton Driver presented at the review consists of a high-intensity, 16 GeV proton synchrotron.  Injection is at 400 MeV from the present Fermilab Linac, but the Cockcroft-Walton and the first tank of the Linac are to be replaced by a new ion source, a pair of RFQs and a new Tank 1 with injection at 2.23 MeV.

The intensity requirements for the Proton Driver are high;  initially (Phase I) 3 x 1013 protons per cycle at 15 Hz.  This is to be later upgraded (Phase II) to 1014 protons per cycle;  this review was limited to the Phase I requirements, however.  These high beam power levels will require careful attention to control of beam loss.  Bunch length at extraction is also important, requiring careful control of the longitudinal emittance.

The Proton Driver is intended to feed both the Main Injector and a future target station to be used for a muon-storage ring neutrino factory and/or a muon-collider.  The Proton Driver’s multiple roles are not all clearly defined, especially with regard to its use as the proton source for the Main Injector.  For future reviews, the roles and requirements for each role should be more clearly defined, with regard to desired intensity and bunch structures in particular.

The Proton Driver design parameters are still in a state of flux.  Very recently the decision was made to increase the circumference to 711 m (1.5 times the Booster), corresponding to h=18 for the 7.5 MHz rf system.  Neither lattice presented matched this requirement, although both should be straightforward to modify to meet this criteria.  This change in circumference, was dictated by the choice of energy, 16 GeV, combined with the limitation of 1.5 Tesla for the maximum magnetic field.  The larger circumference increases the voltage requirements for the rf system(s).  Another parameter chosen, which was not discussed in the review, was the cycle time for the machine.  Quite naturally, 15 Hz was chosen, based on the current Linac and Booster.  These choices have made the demands on the rf system and voltage control at capture time in particular, very challenging.  In light of this, the committee recommends further evaluation of the total cost of the major systems and an estimate of the technical difficulty of achieving the desired goals vs. all of these parameters: peak energy, (consider 12 to 15 GeV for example) repetition rate (consider 12 Hz and 10 Hz, for example, even if the physics output is reduced as a consequence), and circumference (consider the range of harmonic numbers from 16 to 20, perhaps).  This evaluation does not need to be terribly detailed at the outset;  a fairly simple spreadsheet might be adequate.  In addition to evaluating initial construction costs for the various options, it might also be instructive to look at the expected operating costs as well.

The proponents suggested an R&D program on ion sources and RFQs, as discussed in more detail below.  The committee notes that this R&D could lead to improvements to the present Booster performance, and in turn, improved physics capability for the Tevatron and for fixed target experiments at 8 and 120 GeV.  Fermilab management should keep the lab’s long-range schedule in mind when considering what level of resources should be devoted to this R&D effort.

The committee notes that many of the participants in the Proton Driver design effort are not assigned full time to this effort.  In spite of this limitation, a very significant amount has been accomplished, and the committee congratulates the design team for their efforts.  However, the next step in the design will require a substantial increase in the level of effort.  Are the resources going to be available to carry out a full conceptual design?

Proton Driver Ion Source/Linac Requirements and Design

Proposal Summary  The proposal calls for using the existing 400 MeV Linac in its present location.  4.5 x 1014 protons (H-) per second will be delivered by accelerating beam at 15 Hz on the RF pulses already available.  The beam pulse length is stretched to 90 microseconds from the present HEP pulse length of approximately 25 microseconds and the peak beam pulse current is nearly doubled from 45 mA to 86 mA.  The existing RF systems are said to be able to accommodate the longer beam pulse length without high power system modifications.  The beam current increase depends on two factors: higher ion source current and reduced beam loss up to 2 MeV.  An Ion Source development program is called upon to raise the source current to 115 mA from the present 75 mA.  The reduction of beam loss is to be achieved by replacing the Cockcroft-Walton, 750 keV transport line, and front end of Tank 1 with an electrostatic low energy transport line feeding a two stage 2.23MeV RFQ system that injects into a shortened Tank 1.  The proposed RFQ system includes a 1 MeV "Larson" beam transport line between two RFQ cavities and allows the possibility of a redundant source/low energy RFQ combination to assure beam availability.  A beam chopper upstream of Tank 1 shapes the time structure of the beam to suit the required distribution at injection in the Booster.  This chopping lowers the average beam macropulse current seen by the Linac RF systems to about 60 mA, two-thirds of the 86 mA peak current.

Review Comments  The committee was presented no motivation for the selection of 400 MeV as the final Linac beam energy.  No technical data was provided to support this choice from a 16 GeV Proton Driver system design viewpoint.  Certainly this information must be required in any subsequent review of the project.  This committee assumes that the choice was driven by: a) the availability of the existing machine, b) a perceived economic advantage, and c) a belief that the synchrotron could be designed and built to handle this beam.  Therefore, our comments on the design are based on the premise that the Linac energy of 400 MeV is a given.

Subject to the comments below, the consensus of the review committee is that the design and parameters as presented for the Ion Source/Linac of the Proton Driver are sensible, very economical from the Phase I viewpoint, and have reasonable potential of being realized.  There are broader concerns based on two factors.  First is the apparent lack of technical contingency available to meet the 400 MeV proton requirements; each part of the proposal pushes the envelope and all must work.  There is little wiggle room to meet delivery of the required beam rate.  The pulse length is limited by otherwise expensive RF modifications, significant ion source improvements are already called for, and radiation shielding issues are likely to prove more troublesome than anticipated.  Second is that this Phase I proposal pushes the existing Linac to the limits without major equipment expenditures.  There is no apparent path to Phase II from here without starting over: new tunnel, new accelerating structures, new RF power systems, etc.

Areas clearly in need of further work include the ion source improvement R&D plan, the RFQ/transport system simulations, RFQ/transport R&D plan and design, emittance propagation simulations from RFQ through 400 MeV, and beam loss reduction plans.

The ion source presents an area of significant technical risk to the project.  The proposed design requires a combination of beam current, pulse length, and emittance well beyond the state-of-the-art.  The presentations acknowledged the need for a significant R&D program to address this demand, but there was no plan.  The committee suggests that this should be an area of highest R&D priority if the project is to be pursued.  Without an ion source, the entire Linac proposal falls flat.  Additionally, the achievable ion source parameters may impact RFQ system design in a significant way.

While the committee questioned the emphasis on ion source redundancy and the decision to use two RFQs with an intervening Larson transport vs. a single 2.23 MeV RFQ, it was generally agreed that the design as proposed was acceptable and even attractive to pursue.  A risk is that performance of the Larson transport design is unproven for H- beams and for 100 mA beam currents.  Further simulation and design work needs to be done in order to model the acceleration and transport system from source through matching into the modified Tank 1 and also to better define R&D requirements and goals.  An estimate of H- stripping in the Larson transport should be made and compared to that from a pair of RFQs in a straight configuration.  A preliminary R&D plan was proposed to assemble an ion source of the present design, LEBT, RFQ, and Larson transport using an existing 750 keV RFQ and surplus components from the Fermilab PET project.  That plan calls for 1.5 physicists, 1 engineer, and 2 technicians for 18 months.   The committee recommends that additional simulation and design work be completed before this R&D begins. Then a cost/benefit determination should be made to consider whether the R&D is best pursued with the surplus components at 750 keV or with newly procured components believed suitable for the 'real' 1 MeV design.  The committee found this R&D to be attractive for reasons beyond the Proton Driver project.  If the suggested performance of the design is demonstrated, it could have applications for numerous projects.  This R&D setup could benefit ion source development by providing a source testing environment free of the constraints imposed by the Cockcroft-Walton.  The R&D could provide important information regarding potential cesium contamination of the LEBT and even of the first RFQ.  Nevertheless, in the scope of the Proton Driver project, it is believed that the ion source R&D should be placed at higher priority than the acceleration/transport R&D.

It was reported that radiation safety issues presently limit Linac accelerated beam to about 2 x 1014 per second with normal losses.  This is a factor of two less than the Proton Driver requirement.  The proposed solution to this problem depends on reduced beam loss made possible by a smaller emittance beam.  The new RFQ and modified Tank 1 front end are expected to produce an emittance of 2.8π mm-mrad at 86 mA compared to 5.2π mm-mrad at 50 mA presently out of Tank 1.  The committee is not convinced that this front-end emittance will actually be achieved and then preserved down the Linac.  Present Linac performance numbers identified an emittance growth from 5.2 out of Tank 1 to 7.8 at 400 MeV; yet the emittance budget for the project design allowed for only minimal growth (2.3 to 3.0) through that region.  The committee questions if the expected emittance can be achieved, and simulations of beam transport through the Linac should be done to support the design assumptions.  It was also noted that  ~2 x 1013 particles per second would be dumped at 400 MeV by chopping the lower quality front end of each Linac pulse before transport to the synchrotron.  The potential losses due to this chopping should be considered and beam dump requirements for the chopped beam should be reviewed.  (The yearly limit for the two Linac dumps combined is 1.28 x 1021;  the chopping discussed above is about one-half of the yearly limit, so things are reasonable from that standpoint.  Losses and other beam power issues still need to be considered.  In addition, the Safety Assessment Document hourly limit for the 400 MeV dumps is 3.54 x 1017;  the expected intensity for the chopping under Phase I will be 7.2 x 1016, about 20% of the SAD limit.)

The advisability of banking a critical part of a new project, still several years down the road, on equipment already 30 years old (e.g. 7835 and other power tube concerns) should be considered seriously.

#### Proton Driver Lattice

The general features of the proton driver lattice are predominantly driven by the intent to avoid crossing transition during the operation of the synchrotron.  While transition gamma jump systems are employed in other accelerators to mitigate the effects of mismatch at transition, these systems are generally complex and difficult to tune.  The committee concurs with the decision to avoid transition, and the complication of these systems, due to the high intensities being sought with the Proton Driver.  It was noted, however, that the final choice of the transition gamma must give rise to a slip factor which is compatible with the longitudinal matching requirements between the proton driver and other Fermilab machines such as the Main Injector and the Antiproton Source.

Two potential lattice designs were presented at the review.  The first one, designated the "Ritson Lattice," is essentially a FODO lattice with missing magnets which forces the dispersion function to be small (and/or negative) within the dipole magnets thus making the momentum compaction factor small or even negative.  The second design, the "Johnstone Lattice," uses modules with low-beta inserts generating rapid phase advance and performs the same feat.  From the information provided at the review it was difficult to see the relative merits of the two systems.  The Johnstone lattice appears to have the ability to better compact the bending.  Since both lattice designs are working to the same circumference, the Johnstone lattice may have more useful straight section space.  It was also indicated that this lattice may have better chromatic properties due to the placement of the sextupole circuits.

Many questions remain to be answered concerning the Proton Driver lattice design and the work cannot proceed until the top level parameters are settled and a design philosophy is agreed upon.  The circumference of the accelerator appears to be in a state of flux. It was recently decided that the circumference should be 50% larger than the existing Booster circumference, due to B-field limitations, though it was not clear as to the reasoning for this choice vs. a larger circumference.  Additionally, it could be questioned whether the choice of final energy -- 16 GeV -- is optimal.  The committee felt that this is indicative of the fact that the project requires clearer direction from the laboratory management as to what the functions of this accelerator should be and what programs it should be designed to support.

Once a general lattice is decided upon, it must be studied and iterated; the work has not reached this stage yet.  The lengths and uses of straight sections must be decided upon early on.  In particular, the injection and extraction regions must be carefully designed especially for these purposes.  Space must be allotted in the lattice to allow for the proper diagnostic equipment required for this high intensity machine where beam quality, and beam losses, will be major issues.

The periodicity of the synchrotron must be carefully studied, especially in the context of resonance strength reduction at injection where space charge effects are strong.  The number of magnet types and magnet circuits must be minimized and correction circuits and tuning scenarios must be developed.

Various standard sensitivity analyses must be performed, such as:  1) orbit distortion / alignment tolerances 2) tune control / beta mismatch (+/- 0.5 units of tune control, for instance)  3) chromaticity control / chromatic properties (beta mismatch vs. dp/p; compaction factor vs. dp/p; etc.) It was also noted that the complete acceleration cycle of this accelerator -- approximately 104 revolutions -- can be simulated with a particle tracking code, including the effects of space charge. The committee strongly recommends that this be pursued.

Fractional tunes of 0.25/0.3 or 0.25/0.8 have provided best loss management in high-current machines; the tuning range should cover these regions without degradation of lattice quality.  Beyond the specified ‘static’ tune control of (0.5 units, fast ‘dynamic’ tune variation of ~0.2 units must be possible within the 15 ms of early acceleration.  Dynamic working point programming is essential in ISIS and in CERN machines.  With the lesser tune shift (once reduced) the benefit may be less dramatic, but nevertheless it may be necessary to quickly remove the beam from a perturbing stopband.

Overall, the layout and lattice design of the proton driver is not yet at a mature stage.  This situation would be helped by the settling of high level system parameters and project scope.

High Intensity Issues:

Amongst the ‘classical’ high-intensity issues, space-charge effects and limits to instabilities, only space charge seems to be of concern for the phase I proton driver.

Space Charge  The quoted tune shift values, between -0.36 and -0.42  (referring to Gaussian beams), are too high for a machine of this intensity, even assuming major stopbands being compensated: Resonances of order ( 3  should be avoided at all costs. Possible cures are:

(i) An efficient painting strategy improving the transverse distribution.  If the foreseen injection kicker pulse shapes can be implemented, a certain reduction of the tune shift can be expected.

(ii) About 25% reduction in linear density and thus in tune shift can be obtained with a second-harmonic RF system.  As this is needed only in the early phase of the acceleration cycle, a few tens of kV should suffice and are even for free for the four-bunch 1.7 MHz system: some of the Finemet cavities can be excited at twice the frequency.  The flattened bucket shape also facilitates a lossless RF capture, which is one of the critical issues in all fast-cycling synchrotrons.  In fact, a scenario which cannot be made loss-free in ESME- or comparable simulations should not be accepted.

(iii) Raising the injection energy;  400 MeV has been chosen as the baseline design, although 1 GeV was presented as one possibility for Phase II.  Perhaps a higher injection energy should be considered further even for Phase I.

###### Instabilities  The number of 3 x 1013 protons in the ring is comparable to existing machines like AGS or the CERN PS which have the stability of their beams under control, although they cycle at much slower frequencies.  No faster instabilities have been identified.  Not addressed was the microwave stability prior to the final bunch rotation where the RF voltage is reduced.  The stability against coupled-bunch oscillations for the 53 MHz and 7.5 MHz systems needs to be verified too; note that the latter presents the broadband impedance of 100 Finemet cavities.

An impressive amount of work has been done for the collimation system, including the detailed structure of the utility insertion, and impressive is also the predicted collimation efficiency of >99%.  However, tolerances seem tight (some secondary collimators are only 0.5 mm recessed) and the performance for more realistic closed orbits up to 10 mm peak-to-peak amplitude, created by random perturbations, remains to be assessed.  In this context it should be noted that the ingeniously managed coexistence of injection, extraction and collimation in one straight section is prone to considerable operational and maintenance problems.  The committee strongly suggests a redesign of this area - one more argument for the design of a new lattice.  Also, the Phase-2 scenario (pre-booster or not, if not: which injection energy) ought to be defined before the design of the injection area.

It may turn out that the circumference of 1.5 times that of the Booster is insufficient; in this case a glance at the RAL design for a 15 GeV proton driver of twice the Booster size is recommended. In their scenario, a (t > 20 allows to produce bunches of natural length of 1 ns rms with an RF system of 7 MHz, a simple approach that could be useful also for this proton driver. Their lattice has a continuous doublet focusing structure, less halo-generating than e.g. the Johnstone-Lattice with low-beta sections.

# Injection, and Extraction

Injection   The committee is concerned about the results of imposing on the injection insert a quad pattern that is natural for the circulating beam.  This was the case for both of the lattices that were presented.  The committee strongly suggests designing an injection insert specific to the needs of multi-turn H- injection.  Also, the committee is concerned about the “reverse bend in series with the main bus” shown in the injection insert, because it results in a periodicity 1 lattice.

The current vs. time profiles of the injection kicker currents needed during the approximately 30 turns required for transverse phase space painting are recognized as a first pass solution.  The committee suggests that a better balance be achieved between the needs of a uniform beam distribution and a more realistic power supply design for providing the current vs. time profiles.

The committee has several concerns on the scheme presented for stripping the H- beam, but expects that these concerns can be addressed by further work.  The thickness of the foil has probably not been optimized.  The stripped electrons will need to be collected carefully and the scheme as presented did not appear to do this.  The behaviors of the neutral beams (H0 and its excited states H0*) need to be understood and their destinies need to be well controlled.  The committee points out that realistic schemes for doing these things would be far easier if the optics in the injection insert were designed specifically for the injection insert.  As a final comment on stripping H- beams, the committee suggests that collaboration with LANL (PSR) and BNL (SNS) could be very informative.

The committee was told that eventually an upgraded beam will likely replace the 400 MeV H- beam.  However, it is apparent that the present plans do not allow for such upgrades in any obvious way.  The upgrade path should be identified because it certainly affects at least the injection system layout.  For example, one upgrade path included a 1 GeV H- beam which would impose a constraint on the maximum magnetic rigidity of the beam transfer line magnets (and consequently the curvatures of the beam enclosures) to avoid field stripping of the H- beam.  On the other hand, another upgrade path included a 3 GeV proton beam from a pre-Booster.  Assuming the upgraded beam transfer line and injection insert occupy the beam enclosures initially constructed for the project, they would require an injection system with substantially higher fields than allowed for an H- beam.  Although designing for all three might be instructive, providing for all three in fact would likely cost more than choosing one upgrade path.

# Extraction   The presentation on the design of the extraction sub-system was well done.  It is not clear what the final energy of the synchrotron will be.  The baseline was consistently presented as 16 GeV.  However, an energy as low as 6 to 8 GeV was mentioned as perhaps best for the muon production needs of a neutrino factory.  And it was mentioned that an energy higher than 16 GeV might serve the Main Injector best for higher intensities.  The details of the extraction system will depend on the final energy, but the concepts that were presented and the comments given below should serve in any case.

The committee is skeptical that the Ritson lattice that was presented can accommodate the extraction sub-system that was presented.  In particular, the combination of kicker rise time and phase advances between the kicker and the septum magnet did not appear to give an adequate extraction sub-system.  The application to the Johnstone lattice did appear to be adequate.

The committee strongly suggests designing an insert specific to the requirements of extraction, and pay particular attention to reducing beam losses.  A solution with no quads, or perhaps a solution with quads incorporated to the needs of beam extraction and beam transfer, should be developed.

Any beam in the extraction kickers during their rise time will be cause for concern because such systematically errant beam likely results in residual radiation somewhere.  The committee recommends a very careful analysis of the origins and handling of such errant beam.  One example is beam that is not properly handled during bunch rotation.  There are undoubtedly other examples.

# Collimation  The committee recognizes that beam loss control will be crucial for reliable operation and realistic maintenance, and that this machine pushes beam power to a new regime for Fermilab.  The presentation on using collimators to help provide this beam loss control was clear and presented a well-considered sub-system.

However, the committee observes that further integration into the machine design will likely significantly improve beam loss control.  For example, the phase advances between the primary collimators and the secondary collimators are not ideal.  A moderate iteration with the lattice design is expected to result in a superb collimation design.

The committee observes that a realistic scheme must be developed for controlling the beam as it passes through the collimators.  This control obviously includes beam position.  But the committee also suggests that changes in beam size at the collimators due to tune changes should be investigated to determine if these effects are significant, and if so, how to accommodate such changes.  The committee believes this control must include beam position at both the primary and secondary collimators throughout the entire beam cycle.  Finally, control of the beam angle at the secondary collimators must be investigated to determine how well it also needs to be controlled.

##### Technical Components

Magnets  The committee saw preliminary designs of both dipole and quadrupole magnets.  The magnets as presented were quite large: dipoles - 132 cm by 96 cm by 5.1 m long, and something like 25 tons, quadrupoles - 50” by 50” by 1.5 m long (no weight given).  Since the details about the design were sketchy at best, it is hard to comment.  One problem noted by the presenters indicated that eddy currents in the copper windings were recognized to be a problem with the proposed winding configuration.

The peak magnet voltage will be supported by the inter-lamination insulation.  The laminations are large and the peak field is approximately twice the present Booster.  A simple calculation indicates that the voltage will approach 0.2 volts per lamination;  this should be examined more carefully.

Fermilab should get to the point of developing a prototype magnet as soon as practical.  This effort will allow real life measurements of the magnets at a 15 Hz rep rate with all harmonics that will be present in the power supply system.

As the final lattice becomes available, finalize magnet parameters such that corrector magnets can be designed and power supplies proposed.

###### Power Supplies  The committee was presented work that has taken place over the last 18 months.  Three drive scenarios were presented.  In all three the peak current was 7,200 Amps, the minimum current was 400 Amps and the rep rate was 15 Hz.

The first case was the single resonant system at 15 Hz.  This system is similar to the present Fermilab Booster and although it is the simplest, it requires the most RF power during acceleration.  The second case was also a resonant system adding about 12.5% second harmonic to the current wave shape and thus linearizing the magnet field rise with the effect of decreasing the amount of RF needed.  The third case was similar to the present Main Injector magnet power supplies that use ramped power supplies to supply the voltage necessary for Ri + Ldi/dt.

As presented the single resonant system was rejected because of the excess RF needed.  And the third scenario (MI style) was rejected because of the large amount of installed MVA power required. (MI’s maximum is 120 MVA, MR was 300 MVA @ 500 GeV and the Proton Driver was projected to be 600 MVA)  Although costs were not addressed or presented, they were characterized as about twice the dual resonant solution.

In each of the scenarios the dipole and quadrupole magnets were assumed to be on a common bus.  A trim coil system was presented to provide tuning that would account for magnet saturation differences and lattice tune control.

The committee encourages the Proton Driver group to keep an open mind when it comes to the particular scenario that is the final choice for the main bus drive.  The MI system has many intangible benefits that the others are lacking including minimizing the equipment installed in the tunnel.  The MI system has the maximum ramp control even to the point of matching the rep rate to the program requirements.  This solution minimizes the RF requirements.  The best (cost effective) solution may have been selected but don’t lose sight of the total solution.

Whatever the final drive solution is the committee strongly recommends the construction of a development system capable of driving at least one magnet (perhaps one cell) at the design rep rate and peak field.  This system can be used in development of the magnet measurements and beam tube design.  This development system will drive home the tunnel and service building requirements for the final solution.

The trim coil solution is nontrivial.  Firm up the trim requirements (the committee saw quad to dipole ratio differences of 1.0 to 1.5%, which must be corrected to the level of a tenth of one percent;  this is a fairly substantial correction at high field).  Once the lattice is stable, look at the correction magnet requirements.  These will take power supplies and occupy free space in the machine. Will the corrector power supplies be able to make corrections throughout the ramp?

Vacuum  The committee was presented with a fairly complete vacuum design.  The presentation was well thought out and highlighted many unknowns.  As beam pipe design is completed the unknowns can be eliminated.

Beam Pipe  The committee was presented with what seemed to be a very aggressive R&D project.  The physical size of the beam tube that is required is an ellipse of order 9” by 5”.  Eddy current losses were estimated any where between 200 W/m to 8.5K W/m depending on tube thickness.  This will require water cooling.  The committee feels that there are numerous risks associated with use of epoxies or other organic materials in conjunction with the cooling, and recommends that only proven, robust systems be explored.  Stress calculations were presented but no realistic solutions were presented.  Continue with the R&D effort.  Keep in mind that a fall back position may require NO beam tube in the 15 Hz magnet field.  Beam impedance may have to be attacked in a different way.

# Beam Losses

The presentations on beam loss issues demonstrated much progress on these issues.  Passive shielding (~30’) will be used to provide personnel protection.  The need to consider air activation was acknowledged;  the committee believes this will indeed be a serious issue.  The numerous penetrations that will be required for the rf systems in particular will make sealing the tunnel difficult.

The high beam power has implications for component damage and for the ability to do hands-on maintenance.  The committee recommends that further analysis be done to examine the consequences of both single-pulse and repetitive beam loss at a single point.  An abort system or some other means of quickly dumping (but not necessarily in a single turn) the beam in a controlled fashion at a location capable of receiving the full beam power may be required.  The stated goal of limiting component activation to 100 mrem/hr at 30 cm should be reduced, in the spirit of ALARA, for those areas that require routine maintenance in order to avoid the likelihood of cumulative dose to maintenance personnel exceeding the Fermilab administrative goal for annual exposure of <1.5 rem.  In addition, remote handling capabilities may need to be incorporated into design of some areas;  while this review did not concern itself with any cost or schedule issues, the committee feels it appropriate to at least highlight the cost implications of remote handling facilities.

The problem of groundwater activation restricts the allowable beam loss to about 0.6 W/m unless additional measures are taken.  These measures (thicker walls and/or water-excluding liners around the enclosure) will certainly be required in the vicinity of the injection area and the collimators.  The committee notes that the calculations are being done with a simplistic model of a magnet in the center of a circular enclosure, and suggests that some calculations be done with a more realistic geometry of a magnet or other component near the wall.

# Additional Activation Issues  The committee was given information from which it is appears that there will be several sub-systems requiring radioactive water (RAW) systems.  These include the collimator cooling water, the injection and extraction magnet cooling water, probably the cooling water for the lattice magnets immediately downstream of the collimator stations, and perhaps the cooling water for the beam pipes in the rest of the lattice.  The committee suggests that attention be given to these RAW systems early enough in the design stage to avoid potentially expensive solutions later.  In addition, the ES&H cost implications of providing low conductivity water that is also radioactive should be understood at the appropriate time.  One such implication would likely require provision for secondary containment of all RAW systems.

The committee notes that several active beam components (magnets in particular) are encapsulated in the shielding required for the collimator stations.  The shielding is required to keep the radiation field below 100 mrem/hr @ 30 cm outside the shielding.  Presumably, the radiation fields from the encapsulated beam line components are much higher, and will very likely require additional equipment and procedures for maintenance and repair in order to responsibly apply ALARA principles.  The committee strongly suggests that further integration of the collimator sub-systems into the lattice might be one way to minimize the encapsulation of active beam line components under heavy shielding.

The committee was not presented any details of the beam enclosure and, at this point in the very early conceptual design, it may not yet be appropriate.  However, it is clear that the details of the requirements of an enclosure containing a beam with 1 MW of power need to be incorporated into the conceptual design earlier rather than later.  One example of these needs is provided by the very heavy and substantial shielding required by the collimation sub-system.  The weight and volume are not of fundamental concern; rather, plans for maintenance of the beam line equipment should be developed, and the civil construction must accommodate these plans.  Cranes and other special handling equipment (perhaps remote handling in some cases) may be required.  Also, in keeping with ALARA principles, perhaps the tunnel aisles should be made wider than would otherwise be the case in order to provide workers with additional distance between themselves and the areas outside the collimator shielding where the fields are expected to reach 100 mrem/hr @ 30 cm.  A second example is the total volume of secondary containment required by RAW systems that will need to be included in the design of the civil construction of the beam enclosure.  Other examples, which were presented to the committee and are accommodated at beam powers more familiar at Fermilab, include above ground shielding and ground water protection.

### Longitudinal Beam Dynamics/RF for the Proton Driver

We thank the Proton Driver RF team for their clear presentations.  We note that there were several handicaps including unclear goals in preparing a design for the rf system of this difficult machine.  We believe that the team has done a good job of concentrating on the most important objectives.  Indeed, they have produced a concept that comes very close to meeting the basic needs of the machine and delivering the desired longitudinal beam properties.

We saw three fundamental problems described.  First, there was the process of capturing the Linac beam into a “bucket” with  suitably small longitudinal emittance and with no beam loss.  The second fundamental problem is the bunch rotation at 16 GeV that is needed to meet the requirement of a narrow time width pulse at extraction from the driver.  Along the way, it appears that beam loading is a fundamental problem that requires attention, especially during bunch rotation and also during beam capture.

The rf capture process looks to be the least well understood.  It was reported that the requirement is for a bunch of 2 eV-sec. The best “lossless” bunch obtained in simulations was ~3 eV-sec.  One collaborator reported a result of 1.7 eV sec, but did not show details or losses.  The committee sees that there is very little time to form the bunch.  This is made worse by the magnet current cycle, which lowers the acceleration rate at the expense of shortening the “flatbottom”.  (The argument given for rejecting a switching power supply that might create a “flatbottom”, namely, ripple in the magnet current at injection time, appeared to be incorrect because the calculated ripple current was much smaller than the injected beam momentum spread.)  We note also the need to pay attention to maximizing the bunching factor during capture and at the start of acceleration, because the specified Laslett tune shift of 0.36 is rather high.

The question of the desired/required longitudinal phase space of the beam deserves more attention. Although the specified phase space of 2 eV-sec appeared reasonable, there are tradeoffs to be considered.  Smaller area would simplify the rf manipulation required to achieve the final goal of 3 ns rms bunch width and would reduce the momentum acceptance required for the lattice.  Smaller momentum spread would lead to a smaller beam stability margin, but this margin presently appears to be generous.  The effect of a smaller phase space goal on the injection/rf capture process is unknown.  The committee recommends that a more systematic approach be taken and that the project would benefit from a clearer understanding of the longitudinal phase space requirement for the proton driver.

We think that the rf team should take a fresh look at what is required to create a bunch of the desired longitudinal area without beam loss.  Something along the lines of comparing capturing the beam from rf off to filling a pre-existing bucket, either with second harmonic or a barrier bucket.  A study of what it takes to match the longest possible Linac bunch into such a bucket would be appropriate.  The rf simulation should include both capture and the start of the acceleration cycle.  After an understanding is reached, it may be possible to make the real world compromises to use the existing Linac (momentum spread, macropulse length, charge per pulse) and a pre-defined magnet current cycle.  It may turn out that achieving the bunch area in a routine way with no losses will require a major change in one or more of these constraints.  The problem with the treatment presented to the committee is that it is not clear which constraint, or even if only one constraint, is causing the difficulty in meeting the initial bunch requirement.

The second fundamental problem is the bunching at 16 GeV, which had difficulty meeting the bunch-length requirement.  The dependence of the momentum compaction factor on beam energy seems to cause a wider bunch than would be given by a simple linear model.  The committee would like to see a study of a lattice change (minimizing the dependence of momentum compaction on momentum spread, or a change in circumference, or choosing transition gamma near the extraction energy), non-linear RF, and/or self-bunching by inductors to see if one or more of these would provide flexibility to provide bunching in a range from the desired bunch width towards zero bunch width.

Beam loading appears difficult for Phase I, and is very problematical for Phase II.  The proposed solution for Phase I is a two-tube power amplifier.  To the best of the committee’s knowledge, the proposed two-tube power amplifier with “feed-forward” has never been applied in practice on any other accelerator.  If such a solution is to be adopted, then a hardware test, preferably with beam, is suggested.  We note in passing that one of the team mentioned that cathode followers are one way to provide feedback, but that there were problems in implementing cathode followers at Los Alamos.  The problems with cathode followers at Los Alamos have now been solved by the installation of a better “driver”, and we suggest that the team contact either Andy Browman or John Lyles for details.

One issue that was fairly unclear to the committee is the RF-compatibility of the Proton Driver with the Main Injector.  The issues are two-fold, (a) the 53 MHz systems in the Proton Driver, and (b) the ability of the Main Injector 53 MHz systems to accept beam from the Proton Driver bunched either at 53 MHz or at lower frequencies. With respect to the first, the committee learned there is an improvement program for the present Booster 53 MHz cavities, which would be used presumably for part of Phase I operation (Main Injector only).  But they were not discussed in conjunction with the other part of Phase I, the neutrino factory.  The issues related to operations with the 53 MHz cavities were not addressed.  For example, there was no discussion of capture into 53 MHz buckets, of a 53 MHz kicker gap, and of what it takes to match between the Proton Driver and the Main Injector.

On the second issue, there was limited discussion, as perhaps was appropriate for a review of the Proton Driver, but a bit more would have been useful.  The only issue presented was that of transition crossing, and it appears that the MI can accelerate both 53 MHz and 7.5 MHz-bunches, provided a gamma-t jump system is installed.  An inductive insert may also be required;  clearly more study is called for.  Presumably the four 1.7 MHz bunches exceed the capability of the Main Injector.  Whether there are other issues that must be confronted remains an open question.

It was not completely clear that the Ritson lattice contained sufficient space for the rf system.  In addition, it was not clear whether providing beams for the neutrino factory program might need to be interlaced with injection into the Main Injector.  If so, two rf systems in the Proton Driver might be required simultaneously, leading to a demand for more space.  Such modes should be investigated and a clear decision to include these or not should be made soon, since the consequences for the lattice design might be significant.

The committee liked the FineMet cavities proposed. However, we were impressed with the large number of units needed.  Perhaps there is a way to provide more drive power and better cooling so that fewer units are required.

Inductive insert  The need for inductors for longitudinal space charge compensation was unclear, at least for implementation in Phase I.  It is at present not clear whether such a device is needed or useful. Note that the space charge Z/jn is ~400 ohms at 400 MeV and ~2-3 ohms at 16 GeV.  The insert must obviously be variable over this range!  Perhaps simulations that address this issue directly would show whether there is a clear economic reason to apply inductor technology in Phase I.  (Warning: In ESME simulations, the g-factor seems to be a fixed quantity – not suitable for simulation of a complete acceleration cycle.)

Several other issues were discussed. Continued work is required.  But if there are limited manpower resources available, most of the attention of the team should be devoted to the fundamental issues raised above.