# Abstract

The Mars Subsurface Chemical Life Explorer (MSCLE), will take the next steps toward our nearest terrestrial neighbor, and the next steps in the NASA exploration vision.  Critical for our understanding of life on Earth and extending it beyond lunar orbit, the search for present Martian life and habitability will rely largely on chemical analysis of soil from up to six meters below the surface.  Several experiments span a range of possibilities for discerning biological signatures: molecular handedness, metabolic process, and isotopic ratio abundances are among the factors studied.

A rotary percussion auger drill will obtain the necessary depths and help retrieve the samples to a scientific experimentation environment contained within the stationary lander.  As a PI-class Scout mission, MSCLE will be ready for the 2011-launch proposal cycle.  It is currently well within budget, and the Public enrichment team has already begun setting outreach and education gears in motion.  With the guidance of Dr. Herb Frey at Goddard Space Flight Center, MSCLE has grown incredibly from its inception through the end of this preliminary design phase.

# Table of Contents

1.	Abstract	1

2.	Table of Contents	2

3.	List of Figures	3

4.	List of Tables	4

5.	Executive Summary	6

6.	Science Operations and Development	8

6.1.	Science Background	8

6.1.1.	History	8

6.1.2.	Prospects for Martian Life	9

6.1.3.	Landing Site	11

6.2.	Primary Objective: Search for Present Life	17

6.2.1.	Stage 1: Characterizing Chemical Composition of Soil and Rock Constituents	17

6.2.2.	Stage II: Search for Distinctive Biological Signatures	20

6.3.	Secondary Objective: Measure Atmospheric conditions	22

6.3.1.	Experiment	22

6.3.2.	Instrumentation	22

6.3.3.	Data Analysis	23

6.4.	Tertiary Objective: Obtain Photographic Images of the Landing Site	23

6.4.1.	Experiment	23

6.4.2.	Instrumentation	24

6.4.3.	Data Analysis	24

7.	Engineering Challenges and Solutions	25

7.1.	Overview and Introduction	25

7.2.	Driving Requirements	25

Drill Depth	26

Soil Material	26

Sample Acquisition and Processing	26

Reliability and Safety	26

7.3.	Chief Design Trades	26

Drill Selection	26

Solar Panel Arrays	26

Rover versus Lander	27

Descent Style	27

7.4.	Present Status	27

7.5.	Subsystem Analyses	27

7.5.1.	Structures	27

7.5.2.	Payload	32

7.5.3.	Power Production and Distribution	35

7.5.4.	Flight Dynamics	41

7.5.5.	Propulsion	43

7.5.6.	Communications and Data Handling	47

7.5.7.	Ground Support and Operations	52

7.6.	End of Life Analysis	56

8.	Test and Validation	56

8.1.	Objective	56

8.2.	Approach	56

8.3.	Tests	58

9.	Budget	58

9.1.	Methods	58

9.2.	Cost Estimating Procedure	59

9.2.1.	First Iteration	59

9.2.2.	Second Iteration	61

9.2.3.	Third Iteration	62

10.	Outreach	62

10.1.	Educate the Public	63

10.2.	Demonstrate the Benefits	65

10.3.	Inspire and Excite	66

11.	Conclusions	67

11.1.	Next Steps	67

11.2.	Lessons Learned	67

12.	Acknowledgements	68

13.	Appendix A	69

14.	Appendix B: Organization	70

14.1.	Organization Chart	70

14.2.	Engineering Team Overview	71

14.1.1.	Chief Engineer/Systems Coordination	71

14.1.2.	Structures	71

14.1.3.	Payload	71

14.1.4.	Power	71

14.1.5.	Flight Dynamics	71

14.1.6.	Propulsion	71

14.1.7.	Communications and Data Handling	71

14.1.8.	Ground Operations	72

14.1.9.	Subsystem Organizational Changes since Progress Report	72

15.	Appendix C: Glossary	72

16.	Endnotes	75

# List of Figures

Figure 1: Possible fossilized microbe in ALH84001	9

Figure 2: Clouds of Valles Marineris	11

Figure 3: Valles Marineris	12

Figure 4: Postscript Identification Information for Melas Chasma	13

Figure 5: Gridview Software Visualization on Melas Chasma from MOLA	13

Figure 6:  Melas Chasma Thermal Imaging Map from THEMIS	14

Figure 7: Geomorphology of Landing site, Melas Chasma	15

Figure 8: Melas Chasma Landing sites	16

Figure 9: MER Descent Configuration	28

Figure 10: MER Descent Configuration - Exploded View	28

Figure 11: Airbag Landing Sequence	29

Figure 12: Mars Pathfinder Lander Configuration	29

Figure 13: Honeybee 10 m Drill	33

Figure 14: Honeybee Core Sampling System	33

Figure 15: Canadrill	34

Figure 16: Canadrill Lander Concept	34

Figure 17: Honeybee Sample Transport System	35

Figure 18: Block Diagram of Electrical Power Subsystem Hierarchy	36

Figure 19: Graphic Representation Used to Solve for Average Day Time	37

Figure 20: Hohmann Transfer for Cruise	42

Figure 21: Launch Profile for Delta II 	44

Figure 23: EDL Components	49

Figure 24: Lander Antenna Array67	49

Figure 25: RAD750 3U Compact PCI	51

Figure 26:  DSN 70-meter antenna	53

Figure 27: These are the radiation problems that will be encountered2	57

Figure 28: Homepage for the MSCLE scout mission	64

Figure 29 : A portion of the page that asks visitors to guess which pictures are from Mars and which are from Earth.  Holding the cursor over "Answers" uncovers the mystery.	64

# List of Tables

Table 1: Ellipse Landing Site Information (see Figure 8)	15

Table 2: E14-01154 (see Figure 1)	16

Table 3: E14-01708 (see Figure 8)	16

Table 4: E14-02205 (see Figure 8)	16

Table 5: Instruments for searching for life on Mars*	22

Table 6: Instrument Specifications from Mars 96 penetrator21	23

Table 7: Instrument Specifications for the camera of Beagle2 22	24

Table 8: Subsystem Masses	30

Table 9: Payload Masses	31

Table 10: Further Mass Calculations	31

Table 11:Modes of Operation for MSCLE	36

Table 12: Cruise Mode Requirements	37

Table 13: Science Mode Power Requirements	38

Table 14: EarthCOM M ode Power Requirements	38

Table 15: MarsCOM Mode Power Requirements	38

Table 16: Standby Mode Power Requirements	39

Table 17: Trade Study of Propulsion Systems	45

Table 18: RAD750 3U Compact PCI Summary	51

Table 19: Station Support Parameters for Various Mission Phases	54

Table 20: Schedule for Payload/Science Operations on Martian Surface	55

Table 21: Pros and Cons of each cost estimation method	59

Table 22: Mars Mission Analogies	60

Table 23: Parametric Cost Model Parameters	61

Table 24: Second Iteration Cost Estimates	62

Table 25: Third Iteration Cost Estimates	62

Table 26: Mass Budget Calculations	69

# Executive Summary

The result of an advanced concept study, the Mars Subsurface Chemical Life Explorer (MSCLE) crosses the threshold into the next era of the human space adventure.  Delving up to six meters below the surface in its search for biosignatures, MSCLE utilizes instrumentation orders of magnitude beyond its life-searching predecessors.  However, the flight-readiness of most of the engineering components and instruments—especially the drilling auger—is highly advanced.  This supports the budgetary and scientific feasibility for MSCLE as the PI-class Scout Mission to Mars.

## Science Development and Operations

In two stages, four different measurement packages will analyze crucial chemical features of martian rock samples.  A gross set of experiments in the first stage will determine a baseline of evidence of chemical byproducts and historic habitability.  The gas chromatograph-mass spectrometer will decipher the organic molecular composition of a given sample.  Pyrolysis and derivatization extract the gas from the acquired soil constituents via heating and chemical reactions, respectively.  Once the gas is exposed, the spectrometer pinpoints the exact molecular species and their molecular abundances via spectral analysis.  Not only have recent observations shown methane in the martian atmosphere, but terrestrial methanogenesis is almost strictly a biotic process; this particular organic molecule thus has a high potential for a tracer of present metabolic processes.

To determine mineral composition, the alpha/proton/x-ray spectrometer will find and discern between low- and high-mass atomic species via nuclear and photonic scattering.  Helium nuclei (alpha particles) will reveal small atoms upon bombardment, while x-rays will detect heavier than iron.  Alpha particles targeted at a rock sample will undergo Rutherford scattering over a large energy range for low-Z atoms.  High-mass elemental species can absorb and reemit x-rays according to their electronic configuration.

Direct detection of biological processes will reveal more conclusive evidence than the baseline chemical analysis.  Particularly, amino acid-generation and microbial respiration are strong signs of active present life, for which MSCLE will search with two different experiments in stage two.  First, molecular handedness, much like parity, exists in two types—left and right; a left-handed amino acid will not look like it’s right-handed cousin after any spatial transformation (rotation, flipping) is performed upon it.  Terrestrial biological systems have a handedness, or chirality, bias, which the Chirality Recognition and Analysis Package intends to exploit in Martian analogy.  Once specimens are obtained from the soil, amino acids are collected through pyrolysis and electrophoresis, then fed into a small capillary system.  Here, left-handed (that which life prefers) molecules will react more readily than their cousins when cyclodextrin is injected into the ystem.

Concluding experimentation for the primary objective, passive gas exchange will detect changes in gas concentration for which geological processes may not account.  A cocktail of gases (H2, N2, O2 and others) to which microbial life might respond is injected into the samples, and concentrations are monitored for two weeks to watch for organisms ingesting the new atmosphere.  Control environments are maintained to enable a comparison between the doctored and unaffected environments.  The magnitude of change in abundance of the gases will reveal the presence or absence of metabolizing life forms.

Atmospheric measurements and high-resolution image acquisition comprise the second and third objectives, respectively.  Temperature, pressure, and humidity sampling will asses the presence of liquid of water and provide an additional constraining and discriminative element for the primary experiments.  A wide-angle, multispectral camera will study mineralogy and cliff stratification; most crucially, it will aid in the determination of the type of rock that is analyzed.  Solar and Martian lunar observations have potential utility in determining orientation of the lander.

The location optimal for MSCLE’s experiments and studies is a valley that dwarfs Earth’s grand canyon: Valles Marineris lays on the equator of Mars, sinks approximately 6 km into the surface and spans nearly 4,000 km in length.  Particularly, the Melas Chasma region—located centrally in the valley’s 600-km width—has potential for life, due to extended exposure to the summer sun and depths that suit moisture accumulation.

## Technical Development

To achieve the desired landing site, debate arose between retrorockets and airbag cushioning for direct impact—a la Mars Polar Lander and Mars Exploration Rovers, respectively.  In the interest of mass economy and simplicity, MSCLE will bounce its way into one of four preferred landing ellipses.  Most of the remaining design challenges and solutions have occurred in the realms of power allocation, mobility and drill selection.  The most efficient energy accumulation comes from stationary solar array panels; complexity and cost prohibit a roving system; and a rotary percussion auger was selected from a slew of different types, including pile drivers, lasers and acoustically driven systems.

Accompanying these design trades are the main design drivers—drill depth, soil material, and sample acquisition—were dictated by the science objectives.  The latter two were intricately related to the drill selection: a wide range of soil hardness and composition necessitated the versatile auger; at a maximum of six meters, the depth required by science is not dramatic, but optimized for a simple mechanical system, rather than untested laser or acoustic technology.  Safety and integrity of the sample during processing is essential: to prevent contamination and ensure efficient experimentation, a redundant system is yet to be mapped in detail.

## Budget

Alongside the quid pro quo of system resource exchange, budget constraints shaped the MSCLE lander design.  Several iterations and three main types of cost analysis methods comprised the budget investigation.  With only general information, the first iteration used an analogy-based method to compare MSCLE with several previous Mars excursions, finding that it exceeded the cost cap by a little over 10 percent.  By the final evaluation, the most reliable estimation process placed the cost for MSCLE (including a 20% cost growth margin) nearly 30 % under the limit.

## Outreach

Chief among MSCLE’s public enrichment goals is the encouragement of present and future generations of explorers to work, imagine, and live outside the limitations.  Despite those boundaries imposed by the design and actualization of space missions, discovery is the heart and sustenance of exploration.  And, more than what we find in the dark outer reaches, it is that which we encounter in the shadows of ourselves that feeds us and indeed that which eventually defines the adventure.

The realization of this aspiration takes root in the search for knowledge and understanding of our surroundings.  In this, the researchers producing MSCLE are dedicated to enhancing the public’s appreciation for science and space exploration, and their myriad benefits for humanity.

# Science Operations and Development

## Science Background

### History

It has been almost 400 years since Galileo Galilee observed Mars with the first telescope, and it has been almost 350 years since Christian Huygens drew the first maps of Mars.  Humanity’s fascination with the Red Planet, however, has not wavered in that time.  Fortunately, technology has finally advanced so that spacecraft can be built to visit the planet.  In 1964, Mariner 3 and 4 flew by Mars, taking pictures of Mars that revealed impact craters and frost on the surface.  Only eleven years later, Viking 1 and 2 landed on the surface of Mars at the western slopes of Chryse Planitia and Utopia Planitia, respectively.  Throughout all of the investigations of Mars, there has been one common thread: the innate propensity of humans to wonder whether there is life elsewhere in the Universe.  The Viking landers aimed to answer this question by testing the soil for metabolic processes and although no definitive answers were produced, the Viking mission paved the way for future missions to find the origins of life.

Recently, the National Aeronautics and Space Administration (NASA) developed a “community-based forum designed to provide input for planning and prioritizing Mars exploration activities for the next several decades” called the Mars Exploration Program Analysis Group (MEPAG).  Lead by NASA’s Lead Scientist for Mars Exploration, MEPAG created a list of four goals for the immediate future of Mars exploration.  A document titled “Scientific Goals, Objectives, Investigations, and Priorities: 2004” presented to the public on July 16, 2004 outlined those four goals.  The first of these goals is to “determine if life ever arose on Mars.”  The report advises scientists to obtain this goal by assessing the past and present habitability of the planet and testing for prebiotic processes that may confirm past or present life in environments that have habitable potential.

The 2004 NASA Academy at Goddard Space Flight Center presents a design for a scout mission called MSCLE: Mars Subsurface Chemical Life Explorer that will help answer the first MEPAG goal.  The primary objective of this mission is to search for present life on Mars in the subsurface rock layers of Melas Chasma in Valles Marineris.  The secondary objective is to measure the weather conditions at the landing site, and the tertiary objective is to further analyze the site terrain with visual data.

The three other goals of MEPAG were not ignored by the Science Team, who intently discussed and debated its approach in meeting one or more of the goals.  Initially, the team created a very broad objective, planning to insert three or more penetrators into the surface of Mars that would measure chemical and physical characteristics of the interior of the planet and assess the planet’s habitability.  Upon further investigation of the engineering requirements and cost of such a mission, the team narrowed its objective.

As both the mission and vision for NASA state the necessity to search for and find life beyond our home planet, the 2004 NASA Academy at Goddard Space Flight Center proposes to do just that.

### Prospects for Martian Life

Although the images Viking returned of the Martian surface revealed a bleak and seemingly inhabitable planet, recent studies of life on Earth have made scientists optimistic about the potential of life existing in certain habitable zones on Mars and other planetary bodies.  Bacteria have been found thriving in some of the most extreme environments on Earth, for which they are referred to as "extremophiles," suggesting a strong possibility that life could very well survive in some places on Mars.  For example, a class of bacteria, called nanobacteria, respire without oxygen.  At approximately 20 to 150 nanometers in length, they are roughly equivalent in size to most viruses.  These minute organisms were discovered just four years ago, three miles below the seabed surrounding Australia.  The existence of these extremophiles reinforce arguments made proposing the presence of fossilized Martian microbes in ALH84001, a Martian meteorite uncovered in Antarctica (Figure 1), in that nano-sized microbial life may very well be able to thrive in extreme environments like those on Mars.

Figure 1: Possible fossilized microbe in ALH84001

Several factors that make Mars apparently inhospitable for biological systems; for example, there exist high levels of radiation and extreme temperatures, factors which terrestrial life forms have demonstrated the ability to tolerate.  A species of “superbacteria,” deinococcus radiodurans, was discovered in cow manure after surviving multiple food-sterilization processes, and it has been found to withstand intense radiation.

The hyperthermophilic extremophile crenarchaeota thrives in sulfuric thermal vents deep within the ocean at temperatures between 80 and 100°C. Other extremophiles have been discovered deep beneath the ice in Antarctica.  Scientists have even found a group of extremophiles called "spores" that have been known to lay dormant for 30 to 250 million years until the right condition revives them. These deep-dwelling bacteria have been found as deep as 3 meters in subsurface terrain, withstanding severe heat and pressure to survive.  Taking these organisms into consideration, it would appear that life might be able to survive on Mars. There may actually be many Martian environments that could be conducive to extremophilic life forms.

Some chemical evidence now exists that suggests such extremophilic life may exist on Mars currently.  The Mars Exploration Rovers have recently discovered methane in the Martian atmosphere, a gas that is present in a concentration greatly inconsistent with an oxygenic atmosphere on Earth because of biological systems.  As methane is a byproduct of biological systems, it serves as a marker of where biological materials are decaying. Localizing the sources of methane on Mars may help locate potential life forms.    Continuing along these discoveries, it would be interesting to search for the presence of ammonia and formaldehyde on Mars. Ammonia and formaldehyde, produced terrestrially when methanol (wood alcohol) is metabolized, also serve as biological markers coming from decomposition of organic materials.  Since ammonia has an atmospheric half-life of only 2 months and formaldehyde only months, discovery of such gases on Mars would be most certainly not from natal cloud formation and star birth, but biological organisms.

Another interesting phenomenon on Mars is the mist over Valles Marineris, particularly over Melas Chasma and Candor Chasma, that can be seen drifting toward the west over Noctis Labyrinthus and the Tharsis region in images from Mars Global Surveyor.    Although Mars does not appear to have obvious global biogeochemical cycling, these clouds may be an product of local biochemical activity (Figure 2).

Figure 2: Clouds of Valles Marineris

### Landing Site

Valles Marineris is a system of canyons located just south of the Martian equator (Figure 3).  The system is about 4,000 km long, and, if placed on Earth, would extend all the way across the United States.  The central individual troughs, generally 50 to 100 km wide, merge into a depression as much as 600 km wide.  In places, the canyon floor reaches a depth of 7 km, 6 to 7 times deeper than the Grand Canyon. The geologic history of the central canyon system is undoubtedly complex.  Most researchers agree that Valles Marineris is a large tectonic "crack" in the Martian crust, forming as the planet cooled, affected by the rising crust in the Tharsis region to the west, and subsequently widened by erosion forces.  First the surface collapsed into a few deep depressions that later became filled with layered material, perhaps as lake deposits.  Then graben-forming faults cut across some of the older troughs thus widening existing troughs, breaching barriers between troughs, and forming additional ones.  At that time the interior deposits were locally bent and tilted, and perhaps water, if still present, spilled out and flowed toward the outflow channels.  Huge landslides fell into the voids created by the new grabens.  Wind-drifted material, mostly dark in color, apparently still moves along the canyon floor and locally forms conspicuous dunes.

Figure 3: Valles Marineris

The Science Team has chosen the Melas Chasma region as its landing site because of its central location in Valles Mariners and its environment suitable for possible extremophilic life.  This part of the canyon is very deep, an attribute allowing moisture from clouds to stay near the surface even after the clouds have dissipated.  Since it is located near the equator, the summer sun remains in the sky longer, providing warmth and energy for potential life.

Using Gridview’s Postscript tool to read Mars Orbital Laser Altimeter (MOLA) data, it  was found that Melas Chasma is approximately 7 to 8 km deep and has a stable floor of

approximately 140 to 145 kilometers wide inside the total width of Melas Chasma, approximately 310 to 315 km (Figure 4).  Gridview also determined the geographic location of our landing site: center latitude 9.1861 S to center longitude 73.413 W (Figure 5).  Elevation is determined by the color of the resolution; black is low, and white is high.

Figure 4: Postscript Identification Information for Melas Chasma

Figure 5: Gridview Software Visualization on Melas Chasma from MOLA

Thermal data from the MGS Thermal Emission Spectrometer (THEMIS) reveals that the walls of the canyon in the Melas Chasma region are sloped, but with minimal regolith, thus making it easier to land and drill.  In the false-color image shown in Figure 6, the blue areas represent loose regolith and the red areas represent solid rock.  This data also tells us that the daytime temperature of Melas Chasma is between -5ºC to 35ºC, the warmest temperatures occurring at noon, 12:17am.

Figure 6:  Melas Chasma Thermal Imaging Map from THEMIS

The landing ellipse chosen for the landing site in Melas Chasma is one of the four sites seriously considered for the Mars Exploration Rovers.  It is in the southwestern side of Valles Marineris (Figure 7) in the vicinity of lava flows from the Tharsis region.  From this, we can assume that most of the geological data taken will reveal the composition of the flows.  The geomorphologic setting of Melas Chasma is shown in Figure 6 as well.  Landside deposits overlain by interior deposits and sheet-sands fill the area, and dunes cover most of the surface.  The area surrounding our landing ellipse is polka-dotted with flat-topped mesas, often referred to as interior layered deposits.  Although their origin is unknown, it is hypothesized that they are lacustrine deposits, marking the location of a former lake.  These deposits are an ideal location for the search for life, having once been near and/or under water, yet landing on top of one takes a great deal of precision and power.  In order to remain in budget and to keep the risk of the mission low, the Science Team has decided to use a MER landing ellipse near an interior layered deposit rather than trying to land on top of one.

Figure 7: Geomorphology of Landing site, Melas Chasma

The following are the final stats in the landing report and the actual dimensions of each ellipse as shown in Figure 8.

| Table 1: Ellipse Landing Site Information (see Figure 8) |
| --- |
| Latitude | Longitude | Resolution | Ellipse |
| -8.72 | 76.73 | 3.01 | E14-01154 |
| -8.84 | 77.40 | 3.00 | E14-01708 |
| -8.96 | 78.04 | 3.00 | E14-02208 |

| Table 2: E14-01154 (see Figure 1) |
| --- |
| Altitude: | 382.67km |
| Slant Range: | 400.00 km |
| Emission Angle: | 17.89° |
| Incidence Angle: | 19.17° |
| Phase Angle: | 24.41° |
| Table 3: E14-01708 (see Figure 8) |
| Altitude: | 382.20 km |
| Slant Range: | 399.55 km |
| Emission Angle: | 17.91° |
| Incidence Angle: | 19.77° |
| Phase Angle: | 23.62° |

| Table 4: E14-02205 (see Figure 8) |
| --- |
| Altitude: | 381.60 km |
| Slant Range: | 398.92 km |
| Emission Angle: | 17.91° |
| Incidence Angle: | 20.54° |
| Phase Angle: | 22.97° |

Figure 8: Melas Chasma Landing sites

## Primary Objective: Search for Present Life

### Stage 1: Characterizing Chemical Composition of Soil and Rock Constituents

#### Experiment

Detecting signatures of present life will require a detailed and sensitive analysis of the chemical composition of the soil and rock at the landing site.  This will enable detection not only of chemical evidence of biological systems (such as amino acids, proteins, and other complex organic molecules), but of axpsthe potential for the habitability of biological systems in the past and present.  The chemical analysis will be performed on collected samples of crushed soil and rock, with particular attention to the presence of amino acids, organics, water, biologically important elements such as nitrogen and sulfur, and the overall mineral environment.  Since the soil and rock below the surface is potentially warm, wet, and protected from destructive radiation and atmospheric oxidizers such as peroxides, taking samples from various depths will increase the chance of finding possible signatures from past and present life.  Additionally, taking samples at multiple depths will help to establish a concept of the geological and potential biological history at the landing site.  For these reasons, samples from various depths will be collected and analyzed.

#### Instrumentation

Gas Chromatograph/Mass Spectrometer (GCMS)

###### Rationale

The GCMS will allow for analysis of inorganic and organic compounds in the Martian soil.  The main focus of the instrument will be in searching for organic compounds.  There are normally three possible sources of organics on a terrestrial planet: cometary/meteoritic infall, chemical reactions in the atmosphere, and biological processes.  On Mars, it is unlikely that organics could form through abiotic chemical processes in the strongly oxidizing atmospheric environment.  The objective of this experiment is to search for organics in soil and rock samples and differentiate between those brought to the surface by other bodies and those that may have been created by life.

It is important to address the inclusion of this instrument in light of experiments done by the Viking landers.  The initial results from the Viking GCMS experiment to detect organics in near surface material were negative, possibly for a variety of reasons.  At the surface, there are probably very small amounts of large organic molecules (if any at all) because they would be oxidized relatively quickly by the atmosphere (as ionizing radiation and peroxides are prevalent).  In order to find organic compounds that are not affected by the atmosphere, we will have to go down to depths of 1-10 meters rather than a few centimeters, depending on the density and type of the soil.  Another major reason the Viking experiments were inconclusive is that the instruments were not sensitive enough.  Experiments have been done on Earth in which live organisms were injected into Martian analog soil, and organic composition was measured with techniques similar to the Viking experiments.  After being pyrolyzed at Viking GCMS conditions, the sample yielded no noticeable organics.  The sensitivity required for detection of these amounts of organics would need to be orders of magnitude greater.  The instrument we propose will be much more sensitive than the Viking GCMS, and we will use different extraction techniques to get larger amounts of organics into a gas sample.

###### Instrument Description

The gas chromatograph (GC) separates a mixture of gas into its constituents.  The major components of the GC are:

    - carrier gas reservoir (helium in this case) and pressure controller;

    - an injection subsystem where the sample is carried into GC columns by the carrier gas;

    - the GC columns, where the separation occurs;

    - a detector at the end of the column where the gas exits, which will indicate when various compounds pass through the instrument.

    - The mass spectrometer allows identification of each GC peak, but the carrier gas must be mostly removed before it enters the mass spectrometer.

There are various extraction methods that can be used to get a useable gas sample out of a soil or rock sample.  Pyrolysis, which was used in the Viking experiments, involves heating a soil sample up to about 500°C and analyzing the released gases.  Pyrolysis allows bulk isotope ratios of the samples to be measured, but this method is not optimal for getting isotopic ratios from individual compounds because it destroys large molecules.  Derivatization is another technique that will be implemented for analyzing non-volatile amino acids.  This method involves application of a chemical derivatization agent that makes the organic compounds more volatile, and allows them to pass through the GC column more easily.  Since large organic molecules remain intact for analysis by the mass spectrometer, this enables us to do compound-specific analysis that provides information about metabolic pathways.

The GCMS will also be coupled to the Passive Gas Exchange Experiment, described below.

###### Ground Analysis of Data

The GCMS will provide information about the molecular masses and number of compounds present in a sample.  This information will be used to determine the composition of chemical species in the soil and rock.  From the database of species compiled, the presence and concentrations of all species will be analyzed, with certain species analyzed more in depth.

Volatile, low-mass organics are of interest, especially those that could be a sign of present life.  Methane, for example, has a relatively short lifetime in the Martian atmosphere, so finding substantial amounts of CH4 indicates some steady source (possibly methanogens).

The GCMS will also allow for determination of carbon isotope ratios in organic compounds on Mars.  Life on Earth prefers 12C over 13C, and overall fractionations due to biological activity can be measured.  If organics are found on Mars, their origin can be determined by comparing the (13C values to the expected natural isotopic abundance  (13C /12Cstandard = 1.1%).  The amount of isotopic fractionation due to life varies with the type of life that is observed: photosynthetic organisms fractionate carbon to a lesser amount while methanogens fractionate to a much greater degree (up to 70 ppm).

Individual compound analysis is useful as well, because determining the carbon isotope ratio of amino acid pairs indicates the metabolic pathways that are used.  Compound-specific analysis gives information about general metabolic trends, and allows us to discriminate between major metabolic processes (such as carbon fixation versus carbon oxidation).  Some pathways are trans-animated, and the (13C value of the precursor and product amino acids will be equal to the (13C of the background carbon source.  However, some pathways are multi-branched and enzymes can discriminate between isotopes.  Amino acids derived from these processes reflect both their precursor and pathway.

Other isotopes of interest include 2H, 15N, and 34S.  Methanogens on Earth fractionate hydrogen to a noticeable degree, and we will look for this same fractionation on Mars.  Determination of 15N/14N and 34S/32S will also provide information on possible biological activity, as nitrogen and sulfur are both biologically important elements in terrestrial biological systems.

Alpha/Proton/X-Ray Spectrometer (APXS)

###### Rationale

The APXS provides the ability to obtain a detailed chemical and elemental analysis of soil and rocks at the landing site by irradiating a sample and analyzing the induced radiation.  Doing so will allow us to detect elemental compositions heavier than He and determine the mineral composition of subsurface samples.  The instrument allows the study of the climatological history and past habitability of Mars from a chemical perspective, which will tell us about the probability of finding extant life.

###### Instrument Description

The APXS irradiates a sample of rock and analyzes the induced radiation.  This allows it to detect elemental compositions heavier than He (Z=2), which can be used to determine what minerals make up subsurface samples.  The APXS can operate in either "alpha" or "X-ray" mode to detect elements of low or high mass, respectively.  In alpha mode, sample nuclei are targeted for collisions with alpha particles, resulting in Rutherford scattering.  The energy of the scattered particles, characteristic of the scattering nucleus, is then measured.  This approach only works for light elements, however, because at low masses the maximum energies of the scattered particles are widely varied.

For heavier elements, the instrument's X-ray mode can be used.  This method involves exciting atoms in the sample with alpha particles and analyzing the characteristic X-rays that are emitted.  This will provide us with the ability to detect minerals containing elements heavier than iron (Z=26).

###### Ground Analysis of Data

With the data collected from the spectrometer, identification and concentrations of chemical species will be deduced and analyzed.  The primary focus is to detect chemical changes in the soil and rocks caused by water and to determine the current water concentration as a function of depth.  Of particular interest are minerals, such as phosphates, manganese oxides, and carbonates because biological processes produce them.  Concentrations of nitrates and sulfates will also be analyzed, as they are major byproducts of biological systems, although not as strictly attributable to biological systems as the aforementioned targets.  Lastly, as our current understanding of oxidation processes in the Martian soil is inadequate, measurements of subsurface abundances of absolute oxygen will be taken.  Aside from increasing the overall knowledge of geological processes in Valles Marineris, this will aid in establishing a better understanding of the "chemical background" of the soil so that we can better identify chemical signatures unexplainable by geology alone (i.e. microbial contributions to soil chemistry).

### Stage II: Search for Distinctive Biological Signatures

#### Experiment

Although detailed chemical analysis will provide information about the presence of organics and potential habitability for life at the landing site, it does not provide direct evidence of past or present biological systems.  For this reason, two experiments designed to collect direct evidence of biological systems will be conducted—one to ascertain the presence of biologically-generated amino acids and one to detect respiration of microbes.

#### Instrumentation

Chirality Recognition and Analysis Package

Rationale

In terrestrial biological systems, amino acids are all left handed.  Amino acids are produced outside of biological systems, for example in meteorites, but are usually found in racemic mixtures (both left- and right-handed species).  A bias in the chirality of amino acids found on Mars almost definitely indicates the presence of biological systems.  The Chirality Recognition and Analysis Package will utilize the Mars Organic Analyzer system (MOA) developed by the Jet Propulsion Laboratory to look for both the chemical signature of amino acids and test for their chirality.  Although the GCMS has limited ability to detect amino acids, the pyrolysis of the GCMS conditions cause the conversion of amino acids to amines (especially abundant glycine to methyl amine), and these products buried under the intense carbon dioxide and water peaks in the mass spectrometer traces making them undetectable.  The MOA system, however, does not require pyrolysis and can detect amino acids directly.

Although the Viking landers in the 1970s did not conclusively detect organic molecules on Mars, their sensitivity was such that that they would have failed to detect life past a threshold of a million bacteria per gram of soil.  Recent discoveries from the Spirit and Opportunity rovers on Mars have provided strong evidence that standing water once existed on the surface Mars, suggesting a strong possibility there could have also been organic molecules.

Instrument Description

The first stage of the system is the Mars Organic Detector (MOD) system.  A sample of crushed soil or rock is fed into the system and then heated under Martian atmospheric pressure.  This will vaporize any organic molecules that may be present.  The vapor will then be condensed onto a cold finger cooled to the ambient nighttime temperature (approximately -73°C).  The cold finger is coated with fluorescamine dye tracers that bind only to amino acids.  Appearance of a fluorescent signal indicates that amino acids or amines are present.  The sensitivity of the system is one trillionth of a gram of amino acids per gram of soil, that is, a million times better than Viking.

Upon detection of amino acids or amines, a capillary electrophoresis system sips the condensed fluid off the cold finger and siphons it into the second stage of the system, a MEMS lab-on-a-chip for identification and chiral analysis of the amino acids.

The lab-on-a-chip consists of channels etched by photolithographic techniques and a microfluidic pumping system sandwiched into a four-layer disk four inches in diameter, with the layers connected by drilled channels.  The chip utilizes micropumps and microvalves to route sample fluid past a series of chemicals that will help identify the amino acids.  The different amino acids are first crudely separated by charge and size as they travel through the system, which helps identify them partially.  The sample is further resolved by chemical analysis of the amino acids.  The amino acids are then routed down a thin capillary tube lined with cyclodextrin.  Since left-handed amino acids interact with cyclodextrin more than right-handed amino acids, the left-handed amino acids will take longer to move through and the enantiomers sort out.

Ground Analysis of Data

Information about the identity and chirality of amino acids detected will be collected and analyzed.  If amino acids are detected, this will suggest possibilities for past or present biological systems.  If a racemic mixture of amino acids is detected, the amino acids are likely of non-biological origin.  If a chiral excess is detected, the amino acids have to be of biological origin.

Passive Gas Exchange Experiment

The Passive Gas Exchange Experiment (PGEEx) aims to detect changes in concentration of gases (specifically, H2, N2, O2, CO2, and Kr) from a sample of soil over the course of several days—which cannot be explained by geological processes—to ascertain the presence of active microbial life.  Where the other instruments are more capable of determining the presence of organic materials and biochemical systems, they are not expressly capable of detecting present life forms.  This experiment adds that capability, provided positive results from the other instruments.  Unlike the fathering Viking experiment, no water or "nutrient broth" will be added to stimulate microbial activity, as the construction of Martian biochemical pathways is unknown, and it is uncertain what types of nutrients to which Martian microbes would respond.

Experiments done by the Viking landers suggest a cold, arid surface environment, apparently suffused with oxidants capable of degrading organic compounds.  There appears not to be a dominant global biogeochemical cycling of major elements on Mars, but this does not preclude isolated biogeochemical cycles in either local or widespread environments that are more hospitable.  Because of the high probability of moisture content and protection from radiation at the landing site and under its surface, it is believed that this experiment may be valuable.

The experiment will feature improved sensitivity over the Viking package, making use of a more sensitive gas chromatograph/mass spectrometer and should be capable of detecting much more subtle disequilibria in gaseous components inconsistent with the current Marian atmosphere.

A sample of Martian soil or rock is divided into four equal portions and placed into two sealed chambers with a volume of Martian atmosphere.  One of the two chambers is heated to 100°C to sterilize it for a control.  Into one of the sterilized chambers and one of the unsterilized chambers is injected a specific amount of H2, N2, O2, CO2, and Kr gases.  The other two chambers are left alone.  This setup allows for detection of respiration and accounts for the possibility that the addition of gases to a sample may suffocate or poison microbes in the sample by not adding gases to one of the chambers.  A full day will be devoted to meteorological measurements at the beginning of the mission.  In the following days, small amount of the atmosphere in each chamber is extracted and analyzed by the GCMS instrument once each day.

Concentrations of gases in each of the containers will be monitored over the course of 14 days.  It is believed that a steady increase or decrease of any one of these gases in a sealed sample of soil or crushed rock may indicate the presence of microbial respiration.  This of course will only be valid if suitable results are obtained in ground experiments with sterilized and unsterilized ground samples and if the other experiments detect the existence of organic molecules in the soil.

| Table 5: Instruments for searching for life on Mars* |
| --- |
| Instrument | Purpose | Mass (kg) | Power (W) | Vol (cm3) | Data |
| Alpha/Proton X-ray Spectrometer | Elemental analysis for all except H and He | 0.5 | 0.4 (1.3 peak) | 300 | 16 kb/sample |
| Pyrolytic GCMS | Analyze inorganic/organic compounds; isotope ratio and chirality determination | 4.0 | 8 (15 peak) | N/A | 2.5-0.6 Mb/sample |
| Chirality Recognition and Analysis Package | Identify amino acids and determine chirality | N/A | N/A | N/A | N/A |
| Passive Gas Exchange Experiment | Detect respiration of possible microbes in soil and rock | N/A | N/A | N/A | N/A |

*adapted from the National Research Council, 2003

## Secondary Objective: Measure Atmospheric conditions

### Experiment

Because of its geographic situation, its geological history and its present structure, Valles Marineris proved to be a warm, humid area, with high pressure compared to the rest of the surface of Mars.  This is due to the facts that the bottom of the valley is 7 km deep and that Valles Marineris lay in low latitudes.  Clouds have even been observed in the early morning (Figure 8).  Thus, it would be interesting to measure temperature, pressure and humidity of the atmosphere for three reasons.  First, it would enable us to validate the hypothesis of water under liquid phase in this region.  Secondly, it would represent a discriminative element as far as the possibility of life is concerned and thus help interpret the results of the other experiments (spectrometers and biological package).  A very low temperature would tend to indicate that any form of life could not survive in this environment.  Finally, the temperature and pressure of the atmosphere are some key parameters for the biological experiments, since they involve some temperature and pressure dependent chemical reactions.  We need these parameters to interpret their results.

### Instrumentation

The meteorological package will allow the in-situ measurements of weather conditions on the surface of Mars.  They will measure temperature, pressure, wind direction and speed, and the humidity of the atmosphere, and thus work towards a better understanding of all the data collected by a wide range of experiments.

| Table 6: Instrument Specifications from Mars 96 penetrator21 |
| --- |
| Temperature | 140K to 300K (accuracy 1%) |
| Pressure | 3 to 10 mbar (accuracy 1%) |
| Wind velocity | 1 to 50 m/s (accuracy 5%) |
| Humidity | 10 to 1000 ppm (accuracy 10%) |
| Data capacity | < 16 kbit/day (waiting mode 1.6 kbit/day) |
| Power consumption | < 1 W (mean) |
| Mass | 0.4 kg |
| Session time | first day continuous, then periodically |

### Data Analysis

Once the meteorological data has reached the Earth, a scientific team should interpret them in relation to both the chemical and biological experiments atmospheric meteorological parameters may be related with, and to the search for liquid water.

The meteorological parameters measured in Valles Marineris are essential to validate or invalidate the hypothesis of present life on Mars.  Thus several scientific teams (chemical, biological and physics) should work together to interpret the results.

A computation of the influence of the meteorological parameters on the way chemical reactions and biological processes work may be necessary to interpret the results of the experiments.

## Tertiary Objective: Obtain Photographic Images of the Landing Site

### Experiment

Satellite images of Mars shows that there has been sedimentation processes in the region of Valles Marineris in the past that were enabled by flowing water.  The gullies observed in Valles Marineris are evidence for the past presence of water in Valles Marineris.  Another point worth mentioning is that volcanism contributed to the formation of the valley.  Thus, the camera would be the perfect tool to perform visual analysis of the rocks.  It could especially contribute to validating the assumption that liquid water used to flow on Mars through the observation of canals and gullies patterns.

The camera should help study the mineralogy of the landing site, as well as provide information on the structure and the stratification of the cliff of Valles Marineris, and thus help determine the geological history and the chemical composition of the area.  For instance, pictures taken by the Viking orbiters have been key elements to determine the geological history and the formation of Valles Marineris.  They have enabled the observation of new features.  They indicate that, although erosional landforms (such as landslide scars and deposits) and tributary canyons are common, faulting apparently has been the dominant factor in canyon development.

Since discovery of Valles Marineris, the method of its formation has been a nagging puzzle.  The canyons do not form a well-integrated drainage system.  Some are completely closed depressions, and lateral transport by wind or water would be considerably impeded.  Now, however, the new evidence of faulting suggests that most negative relief results from subsidence.  Low, straight scarps, which apparently indicate downward subsidence of canyon floors along faults, cut across erosion features on many canyon walls.  Similar scale faulting occurs on Earth: in East Africa the continental crust is in tension across large rift valleys.  Erosion of the Valles Marineris walls apparently continued into the recent past.  The crustal tension causing the faulting within the canyons may thus also have been a relatively recent phenomenon.

Another exciting discovery resulting from Viking images is the presence of thick-layered deposits on the floors of several canyons.  Layered rock is also visible in the canyon walls, and thus is part of the Martian crust predating the canyons.  Some materials on the canyon floors are distinctive for the fine scale and regularity of their layering.  Only climatic modulation of a sedimentary process seems adequate to explain them.  Possibly, regular changes in the Martian climate, governed by known orbital variations, have controlled the level of dust storm activity and the rate of deposition of sediment from the atmosphere.  Another theory is that some sections of Valles Marineris were sites of lakes in which layered sediments were deposited.  Before Viking, regularly layered deposits were known only in the polar regions of Mars, and their creation may also be associated with cyclical climatic change.

Finally, solar observations could be performed to measure water vapor and atmospheric dust density.  Multi-spectral observations of Phobos and Deimos relative to the background of stars may enable us to determine the position and orientation of the lander.  Furthermore, it is essential to know what kind of rock or soil is sampled and analyzed to interpret the results.  We have some knowledge of the rocks that are the most likely to host life.  For example, chert, siliciclastic and evaporite are the most favorable to life on earth.  The camera is perfect for determining what kind of rock is analyzed.

### Instrumentation

The camera should provide a wide-angle (48° for the camera of Beagle 222) multi-spectral stereo imaging of the landing site, with high resolution (0.75 milliradians for the Beagle 2 camera).

| Table 7: Instrument Specifications for the camera of Beagle2 22 |
| --- |
| Mass | 0.360 kg |
| Volume | 747 cm³ |
| Power | 1.8 W average consumption |
| RS422 bus | 10Mbits/s |
| Pixels | 1024x1024 |

### Data Analysis

There are many ways to analyze the image data to get information on various aspects of the Martian topography.  The stereoscopic features of both the Beagle 2 camera and the Mars 96 camera allow the creation of three dimensional images, maps, and digital terrain models for studying the structure of the Martian terrain.  Stereoscopic images of the cloud coverage will provide useful information about the various heights of the cloud levels in the Valles Marineris region.

The camera has 4 different filters on a color wheel: blue, green, red, and near-IR.  Analyzing these images tells the spectral characteristics and thus the composition and mineralogy of the rocks.  The atmosphere similarly can be studied in multiple wavelengths to determine the composition and dust density.

In addition, the camera has the capabilities of multi-phase angle imaging, which provides information on how the different wavelengths of light are scattered.  This yields the physical properties of the surface and atmosphere as well as the weathering of the surface materials.  Multi-phase angle imaging of the atmosphere will yield the scattering properties and the size of the dust particles in the atmosphere.

Figure 8: Mars Global Surveyor image of clouds in Valles Marineris from

Astronomy Picture of the Day

# Engineering Challenges and Solutions

## Overview and Introduction

The purpose of the engineering team is to place the scientific instruments in a position where they are able to collect the data  required in a safe, reliable, and stable environment and return the data safely to Earth.  Although this goal is simple, it encompasses a wide variety of challenging engineering problems.

An eight person engineering team has been developed to examine the major factors involved in sending a scientific probe to Mars.  The details of this team and their results are presented in this section of the report.

## Driving Requirements

During the design’s progression, a number of factors have emerged as drivers.  The chief driver is the achievement of the science objectives.  All of the subsystems serve only as support equipment for these objectives.  Several specific aspects have been discovered as being at the forefront of the discussion in order to achieve the desired science.  These aspects are discussed below.

### Drill Depth

One of the most critical aspects of the mission is the drill’s depth.  From a scientific perspective, the deeper the drill can dig into the ground, the more valuable the science, due to the larger range of samples that will be examined.  However, increasing the drill depth significantly increases the complexity, cost, and mass of the drilling mechanism.  A drilling depth of 3 meters has been selected with a minimum depth of 0.5 meters and a maximum depth of 6 meters.

### Soil Material

Understanding the ground composition in which the drill will operate is essential to determining the drill’s performance parameters.  The drill’s performance is especially driven by the hardness of the rocks and ground being mined.  It also comes into effect, however, due to the fact that if the soil is loose then there is a possibility of the hole collapsing.  To prevent this, the hole itself must be reinforced.  Knowing the soil composition at the landing site is not easy and is a continuing question of scientific inquiry. Thus, the drill must be able to operate in a range of terrains.

### Sample Acquisition and Processing

Once the hole has been drilled, a sample must be returned to the instruments on the lander.  During this process, it is essential that the sample not become contaminated.  Furthermore, since the drill is creating heat, it must be ensured that the amount of heat produced by the drill is not sufficient to harm the integrity of the sample.

### Reliability and Safety

For the scientific objectives to be successful, it is very important that the system be reliable and thoroughly tested.  Adherence to these goals will permeate the design spiral.

## Chief Design Trades

During the design process, a number of design trades were considered in light of the requirements and criteria that were given.  Some of these design trades are highlighted below.

### Drill Selection

The drill is the central piece of technology on the spacecraft, and the rest of the lander is essentially built around it.  Thus, the selection of the type of drill to use was crucial.  A wide variety of drill types were considered.  These included laser drills, ultrasonic drills, pile drivers, moles, penetrators and rotary percussion augers. Eventually, the rotary percussion auger was selected as being the most reliable, robust, and mature technology.

### Solar Panel Arrays

There was some initial discussion about the merits of having solar panels that tracked the sun verses stationary solar panels. Moving solar panels would be able to track the sun for a longer period of time and obtain more favorable angles. Stationary solar panels are mechanically much simpler.  It was determined through analysis that the amount of power used by the tracking array would be on the order of the amount of power gained.  Furthermore, such a system would expose the system to more risk.  For these reasons, stationary solar panels were selected.

### Rover versus Lander

Initially, the decision needed to be made as to the importance of mobility to achieving the scientific objectives.  It was quickly determined that the limited mobility achieved through the use of a rover would not justify the increased cost and complexity that significant access to diverse terrains would entail.

### Descent Style

Two different methods of landing on the planet were considered.  The first was a retrorocket landing similar to that was used on Viking, was planned to be used on Mars Polar Lander, and will be used on Mars Phoenix.  The second was an airbag system similar to that used by the Mars Exploration Rovers and the Mars Pathfinder mission.  The two systems were of varying masses and complexities.  Both are flight proven.  The determining factor in this decision was mass.  The mission budget was driven by mass and the retro-rockets proved to be too costly; therefore, the airbag was chosen for the MSCLE mission.

## Present Status

Currently, a preliminary design for the MSCLE spacecraft has been developed.  Each of the subsystem teams has contributed to the concept of their specific components and systems.  Every subsystem’s design has been conducted in as much detail as possible considering the short time frame in which to plan out the spacecraft and its mission.

## Subsystem Analyses

Below are the summaries of effort and current technical progress of each subsystem.

### Structures

The general structural characteristics of the three main phases of the mission include:  (1) the transit satellite, (2) the landing system, and (3) the platform.  These characteristics include mass, dimensions, shape, and structural materials, which are discussed in more detail below.  Many features are similar to those found on the Mars Exploration Rover (MER) spacecraft, which will decrease the risk factors of the MSCLE mission.

#### Transit Satellite

The spacecraft will be encased in the payload fairing of the launch vehicle as it travels to Mars.  The payload fairing will contain all components necessary to power, protect, and guide the spacecraft.  The cruise stage that controlled the transit of missions such as Mars Pathfinder and Viking missions will not be necessary. All of the functions of this cruise stage will be embodied in the payload fairing.  The protective fairing will release the spacecraft once it is near Mars.  Figure 9 and Figure 10 provide views of the MER spacecraft that descended through the Martian atmosphere.  The MSCLE craft will be similar in design.

Figure 9: MER Descent Configuration

Figure 10: MER Descent Configuration - Exploded View

#### Landing System

The structures subsystem analyzed two landing systems:  retro-rockets and airbags.  Originally, the MSCLE mission was going to land softly on Mars via the retro-rockets.  However, this method proved to be too costly in terms of mass, and the airbag system was chosen for the MSCLE mission.

Before the transit satellite reaches the Martian atmosphere, the payload fairing will separate from the rest of the vehicle.  After entering the atmosphere, the supersonic parachute, coupled with an aerobraking heat shield, will deploy and the spacecraft’s speed will decrease through the atmosphere.  At a certain altitude (undetermined as of yet), the heat shield will break off and the lander will separate from the rest of the craft.  Small retro-rockets will decrease the speed even more until huge airbags are deployed around the entire lander.  The lander will bounce on the Martian surface until it comes to a stop.  Figure 11 is a pictorial demonstration of the landing sequence that the MSCLE craft will undergo.

Figure 11: Airbag Landing Sequence

The airbag landing sequence is similar to the landing methods used by the MER and Pathfinder missions.  This technology has flown successfully in the past and is relatively low-risk.

#### Platform

A simple onboard accelerometer will be able to measure the Martian gravity, which a computer can easily use to calculate at what angle the rover may be sitting.  If the lander comes to stop in an inclined position, the scientists can use the accelerometer data to determine the best means of righting the rover.  One method may be that the petals will unfold and flip the lander over, off the rock or inclined surface.  If the lander is unable to lay flat on the ground, then the mission will be carried out as completely as possible at an angle.

Figure 12: Mars Pathfinder Lander Configuration

The machine will drill a hole into the Martian rock by means of a rotary percussion auger.  The Martian rock material will slide up and out of the hole as the auger spins; in this method, the auger will transport material from various depths into the lander in order to conduct the necessary scientific research.  A diagram of the Mars Pathfinder Lander configuration is provided in Figure 12.

The lander will be constructed out of honeycomb aluminum, much like several past Mars missions.  Steel or titanium may be used for structural elements if more strength or support is needed for the heavier scientific instruments and tools, such as the drill.

The drilling mechanism will be mounted on top or within the landing platform, creating a need for the drill to go through the bottom of the lander before it reaches the ground.  A hole through the lander will be provided for this purpose; during transit and descent, the hole will be shielded with a flap or door mechanism of sorts that expose the hole when the lander is ready to drill.  One possible problem with the drill reaching the soil may be caused by the deflated airbags.  Once deflated, the airbags will be pulled out of the way as much as possible, using a mechanism similar to the MER lander.  If need be, mass in the lander may be placed such that the center of gravity will cause the lander to roll to a stop on its side rather than right-side-up.  Then the air bags covering the bottom surface of the lander can be easily detracted, and the petals can flip the lander right side up, leaving the bottom side completely free of any airbags.

Mass Budget

In addition to the design of the spacecraft, the structures subsystem has set up a mass budget.  The minimum and desired mass ranges of the individual subsystem masses are located in Error! Reference source not found..

| Table 8: Subsystem Masses |
| --- |
| Subsystems | Desired Mass (kg) |
| Propulsion | 50 |
| Attitude and Control | 2 |
| Command & Data Handling/Communications | 5 |
| Thermal | 3.72 |
| Power | 11 |
| Atmospheric Entry | 61.29 |
| Structures & Mechanisms | 37.24 |
| TOTAL | 170.25 |

The science team has supplied the structure subsystem with the known masses for the payload.  These values are located in Error! Reference source not found..

| Table 9: Payload Masses |
| --- |
| Device | Mass (kg) |
| Drill | 20 |
| Science Instruments | 20 |
| TOTAL | 40 |

In addition, the dry mass was calculated.  The dry mass is defined as the mass of the spacecraft when it lands on the Martian surface; this number does not take into account the heat shield and other components that are released during the spacecraft’s descent.  The spacecraft dry mass is calculated to be approximately 186.21 kilograms.  The spacecraft dry mass, along with other calculated masses, is presented in Error! Reference source not found..  Effort will be made to reduce the mass of the spacecraft as much as possible.

| Table 10: Further Mass Calculations |
| --- |
| Component | Desired Mass (kg) |
| Payload | 40 |
| Subsystems | 179.57 |
| Margin | 37.24 |
| Dry Mass | 186.21 |
| Propellant | 50 |
| Loaded Mass | 236.21 |
| Kick Stage | 105 |
| Injected Mass | 341.21 |
| Adapter | 145.90 |
| Boosted Mass | 487.11 |

The calculations used in determining the above masses can be found in Appendix A.  Assuming an average spacecraft density of 79 kilograms per cubic meter yields a spacecraft volume of approximately 3.77 cubic meters.  Details of the rough volume calculation are located in Appendix A as well.

Future Tasks

In the future, the structure subsystem will need to plan out where all of the individual subsystem components must be placed within the spacecraft to locate the center of gravity in the center of the craft.  In addition, a method of protecting the more sensitive equipment from the sun’s radiation is required; blankets will be wrapped around the components that require radiation and thermal protection.  Eventually, the various forces acting on the spacecraft will need to be analyzed, and the size of any structural stiffeners located throughout the spacecraft will need to be determined.

### Payload

The payload delivery system serves as a link between the environment and the instruments.  This includes collecting and transporting sub-surface samples, as well as atmospheric samples; however the atmospheric instruments sit on top of the lander and do not require separate collection or transport systems.  The primary goal is to collect and analyze a 2-m deep sub-surface sample.  The ground material is expected to be a combination of alluvial soils and basalt.

#### Drill

Drilling on Mars poses three key challenges.  First, the drilling process cannot destroy or alter the chemical properties of the sample.  Therefore, continuous lasers and other vaporizing methods cannot be used unless the sample is taken at least three diameters away from the core.  Next, traditional lubrication methods may not be used for cooling and transporting slurry due to mass and contamination issues.  Finally, the sample must be transported to the surface for study.  Other engineering constraints include the size and complexity of the device—and related risk—its power requirements, robustness, and its ability to complete the mission requirements in ninety days.

Overview of Drilling Methods

A LANL report examined several deep drilling methods (on the order of 200 m) on Mars with a power budget of 1000 W per day.  Of these, the methods that best matched the science requirements for providing an uncontaminated core were a hollow-stemmed auger and sonic or ultrasonic drills.  The auger is a more proven technology—Apollo astronauts used an auger to collect 3-m deep samples on the moon—but requires more mechanical parts.  A JPL program has developed a miniature ultrasonic drill that runs at 24 W for shallow (on the order of 10 cm) Martian work and suggests that scaled versions may be available for the current mission needs.  Variants of the ‘mole’—a burrowing sampler sent on Beagle 2—were considered, but this method works only for regolith, not rock.  Finally, laser-based drilling methods were excluded due to their high power requirements.

Commonly used on earth, the auger is the best understood and tested method.  Drawbacks include the risk of bit binding or breaking, and the mass required to extend the stem at greater depths.  However, much research has been completed on bit behaviors, and the mass required to drill to 2 m should not be prohibitive.  The choice of a rotary-percussion auger as the best tool to obtain subsurface samples was supported by JPL research  that tested various drilling methods—including methods to extend the auger stem—on basalt samples.

Figure 13: Honeybee 10 m Drill

Current State of Auger Research

Several companies and government agencies are developing 10-m augers for planetary exploration.  Honeybee Robotics (creators of the rock abrasion tool used on the Mars Exploration Rovers), is developing a 10-m drill based on a 1-m drill (see Figure 13).  With a current Technology Readiness Level of 4/5, Honeybee has tested in Arizona and a New York quarry to depths of 7 m with a 8 mm core sample (Figure 14).  A compact rotary device extends low-friction nickel-Teflon drill sections in seamless segments.  Each section is approximately 0.5 m long; as the drill digs deeper into the ground more sections are added to extend the auger’s stem between the bit and the motor.  Thus the 0.6 m tall drill can achieve depths of 10 m.

Figure 14: Honeybee Core Sampling System

Swales Aerospace is also developing a 10-m drill.  In December 2002 they demonstrated its ability to 10 m through abrasive red silica sandstone without bit replacement or repairs.  They have optimized their automation, sample-capture, and mechanical systems to minimize heating (thus protecting the bit); however, all parts—motors, gearboxes, and electronics—are all commercially available.

A team from NASA and Baker-Hughes has conducted laboratory tests on autonomous drilling to a depth of 2 m through sandstone (with a 2-cm-diamter core).  Their autonomy software monitors motor currents, drill rotation and penetration rate, and various temperatures to control the drill (tested with the Payzone drilling simulator).  Other players include Norcat’s Canadrill, shown in Figure 15 and Figure 16.  The Canadrill is a lightweight autonomous drill originally planned for launch in 2009 (whose team has completed detailed research on autonomy and drill behavior) and Guigne, who is developing an advanced bit that could be used for Martian applications.

Figure 15: Canadrill

Figure 16: Canadrill Lander Concept

MSCLE Drill

Drawing on publicly available data on the drills surveyed above, the MSCLE drill should weigh between 15-25 kg and be approximately 15 cm by 40 cm by 60 cm high.  The drill is expected to consume between 80 W and 120 W, averaging 90 W of electric power for normal operations (about one third of that would be converted to mechanical power).  The drill will be capable of drilling between 8 cm and 15 cm an hour.  Data on whether currently produced auger-based drills could survive an air-bag impact remains to be found.

For the science, no drill temperatures in contact with the samples may exceed 573 K (or biological molecules will degrade).  Companies have developed several (proprietary) methods to minimize heat production; here a rough calculation shows that the drill temperature should remain below our limit.  The day surface temperatures in the Vallis Marineris peak at 308 K.  For the calculation, it is assumed that a 2 m sphere around the bit stays at 308 K, that all heat is dissipated through a 1 cm sphere in the bit, and that all heat is conducted through the basalt (and not through the nickel stem).  Then Fourier’s Law of Heat Conduction, which states that heat transfer is proportional to the conductivity and the temperature difference, can be used to attain an upper bound on the temperature as 425 K, safely under the 573 K limit.

Because Earth and Mars are approximately 20 light-minutes apart, any round-trip data and response will take at least 40 minutes (ignoring decision-making time on the ground).  Drills can bind or break in a much shorter time span; therefore the drill must be able to operate autonomously.  By monitoring parameters such as the motor currents and temperatures, the drill will identify abnormalities and halt execution.  If a sequence of escape maneuvers (such as operating the drill in reverse) does not solve the problem, the drill will go into a safe-mode and report the problem to Earth for trouble-shooting.

Normal operations will consist of several permission-to-advance points.  First, the predicted drill parameters will be checked before drilling starts to calibrate and ensure functionality.  On the second day, the drill will proceed to 2-cm and 10-cm checkpoints.  Then it will continue to 1-m and 2-m checkpoints on the following days drilling at a rate of .5 m per day.  Samples will be collected and tested at 10 cm, 1 m, and 2 m; two additional days will be allotted between each checkpoint for transporting the samples up the drill and running the science instruments.  While the primary mission objective is to drill to 2-m, the drill will carry enough drill sections to go to a maximum depth of 8 m.

#### Sample Transport

Honeybee robotics also builds transport systems to deliver core samples to the instruments.  Their system can handle samples of .07 cc, which can be hermetically sealed to the instrument.  Each sample can be delivered with three degrees of freedom to .0001-inch precision (see Figure 17).

Figure 17: Honeybee Sample Transport System

### Power Production and Distribution

The power production and distribution subsystem is primarily concerned with the production, storage, regulation, and distribution of electrical power to all of the necessary components onboard the MSCLE Lander.  The pages to follow describe the major divisions and design of the Lander’s power system, and therefore only loosely present the actual design of the system’s components that will be necessary for flight readiness.  A majority of the MSCLE Lander’s power system is based on that of the current Mars Exploration Rovers (MERs), and because of their success, this design should provide the necessary flight worthiness rating.

#### Additional Research

This subsystem report mainly concentrates on the design of the Lander’s solar panels, battery system, and thermal protection of the necessary electronics.  Additional research on the power distribution and control bus remains.  Many of the spacecraft control buses used today are somewhat similar and only their load handling and battery charging capabilities change from system to system.

#### System Composition

As mentioned earlier, the electrical power subsystem is divided into four fundamental sections.  The following block diagram (Figure 18) shows a pictorial representation of the system.

Figure 18: Block Diagram of Electrical Power Subsystem Hierarchy

The power source pictured in the block diagram will constitute the power production source for the Lander which is solar power, and the energy source refers to the lithium-ion batteries that will be used onboard.  The power regulation and control refers to the dc-dc converter that will convert the solar generated voltage to a standard, tightly regulated voltage that will be carried to the necessary locations on the Lander by the power distribution block components.  These will include voltage buses, wiring harnesses, and connectors.

#### Modes of Operation

During the course of the entire mission, the Lander will undergo five different modes of operation from a power standpoint.  They are Cruise (Error! Reference source not found.),  Science (Error! Reference source not found.), MarsCOM (Error! Reference source not found.), EarthCOM (Error! Reference source not found.), and Standby (Error! Reference source not found.).  Each of the modes corresponds to a different power consumption model and only provides the necessary electricity to power the instruments and/or components needed during that period.  The following table (Error! Reference source not found.) describes the modes, their time spans, and their purposes.  Following Error! Reference source not found. is a figure (Figure 19) and equations that show how the average day for science in the Valles Marineris was computed.  Next, the times needed for communication were provided by the communications subsystem and the rest of the day was portioned for standby mode.  The cruise time is based on information received from the flight dynamics subsystem.

| Table 11:Modes of Operation for MSCLE |
| --- |
| Mode of Operation | Total Time Span | Purpose |
| Cruise | ≈ 8 months | Power during cruise stage to Mars after leaving earth’s orbit |
| Science | ≈ 8 hr./day X 90 days | Power while on Mars to perform science objectives |
| MarsCOM | ≈ 8 min./day X 90 days | Power used to transmit collected data to Mars orbiting satellite when possible |
| EarthCOM | ≈ 10 min./day X 90 days | Power used to transmit collected data to Earth when visible and Mars satellite isn’t visible |
| Standby | ≈ 16.65 hr./day X 90 days | Power required to perform the necessary life functions on the rover when batteries are the primary energy source because of little or no sunlight |

Figure 19: Graphic Representation Used to Solve for Average Day Time

The angle α was estimated to be 45° to allow for contingency so that the maximum amount of sunlight that the Lander sees on the worst day is expected everyday.  If the weather is good then more than 6 hours of energy time can be used, but the safest bet is to consider the worst case scenario.

The following tables detail each of the operating modes of the Lander and the breakdown for each mode.

| Table 12: Cruise Mode Requirements |
| --- |
| Instruments Used | Power (W) | % Used During Mode |
| Power Reg/Cond/Charger | 10.75 | 100 |
| Inertial Ref. Unit | 20 | 100 |
| Star Tracker | 5 | 100 |
| Sun Sensor | 1 | 100 |
| CDH Computer | 7.5 | 100 |
| Propulsion | 280 | .1 |
| Thermal | 5 | 100 |
| Time in Mode | 8 months |  |
| Time w/out Light | 100 min. max each occurrence |  |
| Avg. Power Used | 48.16 W |  |

| Table 13: Science Mode Power Requirements |
| --- |
| Instruments Used | Power (W) | %Used During Mode |
| Power Reg/Cond/Charger | 10.75 | 100 |
| CDH Computer | 7.5 | 100 |
| Auger | 90 | 100 |
| Mass Spec/Gaschromatic | 20 | 50 |
| APX Spec | 0.34 | 50 |
| Biological Package | 15 | 50 |
| Meteorological Package | 1 | 1 |
| Camera | 1.8 | 1 |
| Thermal | 5 | 0.25 |
| Time in Mode | 6.16 hrs. |  |
| Avg Power Used | 130 W |  |

| Table 14: EarthCOM M ode Power Requirements |
| --- |
| Instruments Used | Power (W) | %Used During Mode |
| Power Reg/Cond/Charger | 4.25 | 100 |
| CDH Computer | 7.5 | 100 |
| High Gain Antenna | 20 | 100 |
| Thermal | 5 | 100 |
| Time in Mode | 3 hrs. |  |
| Avg. Power Used | 46.75 W |  |

| Table 15: MarsCOM Mode Power Requirements |
| --- |
| Instruments Used | Power (W) | %Used During Mode |
| Power Reg/Cond/Charger | 5.75 | 100 |
| CDH Computer | 7.5 | 100 |
| Mid Gain Antenna | 20 | 100 |
| Low Gain Antenna | 15 | 100 |
| UHF Antenna | 10 | 100 |
| Thermal | 5 | 100 |
| Time in Mode | 8 min. |  |
| Avg. Power Used | 63.25 W |  |

| Table 16: Standby Mode Power Requirements |
| --- |
| Instruments Used | Power (W) | %Used During Mode |
| Power Reg/Cond/Charger | 1.63 | 100 |
| CDH Computer | 7.5 | 100 |
| Low Gain Amp | 15 | 100 |
| Thermal | 5 | 50 |
| Time in Mode | 15.35 hrs. |  |
| Avg. Power Used | 17.88 W |  |

As seen from the above tables, the power requirements are straightforward.  Notice the power regulator/conditioner/charger in each mode.  Each time it is needed the entire time to regulate the bus voltage and distribution.  However, its power consumption rate changes because of an inherent dc-dc conversion loss and the changes in the loads.  The dc-dc conversion loss was estimated to be around 10% based on the design used by Luther Richardson and Derek Inaba for a satellite mission concept done for JPL.  Another item worth noting in the tables is the “%Used During Mode” column.  This column is a percentage of the total time the instrument will be used while the Lander is in that particular mode.

#### Solar Panel Design

There are two major aspects to consider when designing a solar panel.  The first is to determine if a flat-panel array or a movable array will be used and the second is to determine the type of solar cell that will be used.  For this mission a flat panel array has been chosen because of the general consensus among many NASA engineers and scientists that because of all the dust in the Martian air the sunlight will be scattered at all angles and the little benefit received from movable and/or focusing arrays isn’t worth the weight and cost increase.  The second design consideration is to decide the type of solar cell that will be used on the array.  Today, there are two main elements used for solar cell construction - they are silicon and germanium.  Numerous different hybrids and combinations of these two exist.  In this situation however, the germanium cells are the best choice for the Lander’s solar panels because they are more efficient than silicon and more radiation resistant.  The one drawback to germanium cells is the price.  They are 3 times more expensive than the silicon cells, but are well worth it for this particular type of mission.

The next part to the solar panel design is to determine the size necessary to produce the power required.  The first step is to figure out how much power must be produced by the solar arrays.  The following equation shows how to accomplish this:

Pd is the power required during the day, Pe is the power during an eclipse (no sunlight), Td is the length of time where power will be needed during the day and Te is the length of the eclipse and Xd and Xe represent the efficiency of the paths from the solar arrays through the batteries to the individual loads and directly from the solar array to the loads or equipment, respectively.  When using the PPT (Peak Power Tracker) power control technique (discussed in power distribution section) Xd = 0.6 and Xe = 0.8.  Using the highest average power from the above tables (Table 3) and the average cruise power needed, the two solar array powers can be computed.  The Lander’s array needs to produce 162.5 W and the cruise vehicle’s array needs to produce 60.2 W raw output.  The next step is to determine the amount of power output that the cells will produce on the Martian surface.  The equation for this is as follows:

In this equation Po is the output power, Ceff is the cell efficiency rating, and Msolin is the solar intensity on the surface of Mars.  Msolin = 589.2 W/m2 and the power output from the cells produced is 166 W/m2.  The efficiency of the cells chosen for this application are 28.3% and made by Spectrolab Photovoltaic Products.  These cells are the new generation of the current cells used on the Mars rovers.  Next, the beginning of life (BOL) and ending of life (EOL) power production capability of the cells is determined and then applied to final necessary area of the solar array.  The array is sized according to the EOL power so that the mission won’t be compromised after the cells have degraded.  After making all of these calculations, the size of the array for Lander will be approximately 2.3 square meters  and the array for the cruise vehicle will need to be 0.86 square meters .

#### Battery System

The batteries on the vehicle need to be sized according to the power that will be needed during the times when no sunlight is available for the Lander.  A primary battery will be used for the cruise stage and a secondary/rechargeable battery will be used for the Lander while it is on Mars.  The battery for the cruise vehicle only needs to be large enough to provide the cruise vehicle with power for approximately 100 minutes.  This is the estimate time that the vehicle will be facing away from the sun.  Therefore the battery for the cruise vehicle will be a 10.5 Ah 14.4V lithium ion cell made by Lithion Inc.  The battery for the Lander will be sized according to the Standby Mode requirements and will be a 35 Ah 14.4V lithium ion cell made by the same company.  Both of the battery requirements were sized according to the guidelines set forth in Space Mission Design and Analysis.  Two batteries connected in series will be required for both vehicles to create the 28V system bus.  Lithium-ion cells offer a significant energy density advantage and operate over a wider temperature range than previous space rated battery cells.  Their energy density is in the 70-110 W*hr/kg range as opposed to the 25-57 W*hr/kg density range of nickel-cadmium and nickel-hydrogen cells.  Lithion, Inc. produced the batteries for the current Mars rovers (MER), and thus, their space-rated battery performance has been tested and verified.

Power Distribution and Control

As mentioned earlier, the power regulator/conditioner/charger was modeled after a JPL concept project developed by Luther Richardson and Derek Inaba.  It will have 90% dc-dc conversion efficiency and will provide the necessary control and distribution for all 5 modes of operation.  The system voltage will operate at 28V DC and will implement the Peak Power Tracker (PPT) control system.  The PPT control system is well suited for missions under 5 years in length.  It is a non-dissipative system and only extracts the exact amount of power that the spacecraft requires up to the peak power capability of the arrays, as opposed to the Direct Energy Transfer (DET) which dissipates the additional power produced.

Thermal Considerations

All of the power system components will housed inside of a warm electronics box (WEB) to keep them in the correct operating environment of -40°C to 40°C.  This type of box was also flown on the Mars rovers (MER) and contains 8 radioisotope heating units that provide 1 watt of heat each.  In addition an electric heater is also included to provide extra heating if necessary.  The box is lined with aerogel for insulation and painted gold to prevent heat from escaping.

### Flight Dynamics

Transporting the lander from the surface of Earth to the surface of Mars requires a great amount of time and energy input.  The mission consists of three primary sequential flight phases: (I) launch from Earth, (II) cruise to the orbit of Mars, and (III) arrival at Mars.  Each of these phases include different flight and trajectory considerations, but all are subject to the common laws of two-body orbital mechanics.  The most flight time is spent during the cruise (phase II) , where any interplanetary transfer planning begins.

#### Phase II Mechanics

Cost remains a major consideration for any major exploration venture.  For interplanetary travel, fuel consumption accounts for a large amount of the mission cost.  A Hohmann transfer between the Earth and Mars requires the least amount of energy input, so employing that transfer instead of a direct transfer reduces the cost of flight during the cruise phase.  Direct transfers offer a sooner arrival time for the spacecraft, but because the MSCLE spacecraft will not carry any biological or short-lifetime components, a fast transfer does not justify the high cost of a higher energy input.

Figure 20 below shows the Hohmann transfer (green line) for the spacecraft from Earth’s orbit to Mars’ orbit.

Figure 20: Hohmann Transfer for Cruise

The transfer requires that Earth and Mars be at exactly opposite sides of the Sun in a particular way.  The Earth must be in the location shown above when the spacecraft leaves Earth’s gravitational influence, and likewise for Mars when the spacecraft enters Mars’ gravitational influence.  It is important to note that the location of the planets as shown does not occur at the same instant of time.  Knowing the distance between the Earth and Mars in the configuration shown allows one to calculate the necessary heliocentric (Sun-centered) velocity of the spacecraft on both the Earth side (periapsis) and Mars side (apoapsis) of the transfer orbit.  The spacecraft need not generate all of the required periapsis velocity to begin its transfer.  Since the Earth has some upward velocity as shown in the diagram and the spacecraft begins its flight within the Earth’s atmosphere, the spacecraft need only generate a velocity equal to the difference between the required periapsis velocity and Earth’s orbital velocity.  This velocity is called V∞Earth and the required value for this excess velocity is 2.940 kilometers per second.  The square of V∞Earth is called the C3 value for the launch and it helps determine what launch vehicle is required to deliver the spacecraft to the transfer orbit with the proper excess velocity.  This notion is discussed with the launch phase later in this section of the report.  At the end of the transfer orbit, Mars moves along the direction of the spacecraft’s apoapsis velocity.  The excess Mars-centric velocity of the spacecraft, V∞Mars is 2.670 kilometers per second for the Hohmann transfer.  Kinetic energy from this velocity must be completely dissipated during entry to Mars to avoid a catastrophic collision on the Martian surface.  Energy dissipation is discussed in the landing phase section of this report.

Other Phase II Activities

A number of activities occur during the free flight cruise phase.  Star trackers and sun sensors aboard the spacecraft will determine the position of the spacecraft during cruise, and the Deep Space Network will provide tracking and ranging for the spacecraft.  The Deep Space Network is a ground based satellite tracking system that communicates with spacecraft beyond low Earth orbit.  Since it is possible and likely that the spacecraft will not follow the transfer trajectory exactly as planned, the onboard propulsion system will execute trajectory correction maneuvers two or three times during the cruise phase as needed.  A set of three-axis onboard momentum wheels will control the spacecrafts attitude to counteract solar radiation pressure forces and keep the communication antennae aimed appropriately during the cruise phase.

#### Phase I

Determining the launch window for the MSCLE spacecraft depends on design characteristics of the cruise and Mars entry phases.  Since the excess velocity at Mars must be completely dissipated to facilitate a soft landing on the surface, it is important to reduce the excess velocity in order to reduce the amount of fuel required to slow the spacecraft.  With the help of specially designed software, one can examine a variety of launch windows to determine how to minimize V∞Mars based on the required C3 at launch.  The required C3 for this mission is 8.6, but performing the analysis within a stated C3 of 10 allows one to choose a launch window and vehicle that will have enough power (and a little extra) to deliver the spacecraft to orbit as desired.  Using a launch vehicle with such a C3 value places the launch window during the intended mission timeframe to the three weeks between October 28 and November 18, 2011.  Taking a transfer orbit that minimizes V∞Mars specifies an arrival to Mars on September 9, 2012.  The time of flight for a mission launching in the middle of the window is about 305 days.  After the first stage of the expendable launch vehicle disconnects, the second stage will put the spacecraft into a circular low Earth orbit for a short time.  The spacecraft will circle the Earth until it reaches the proper departure point for V∞Earth to be collinear with the Earth orbit velocity.  A similar circularization will occur during the Mars encounter phase.

#### Phase III

Upon approach to Mars, the spacecraft will enter an orbit around Mars.  This will allow the spacecraft to perform its final insertion burn at the appropriate time to send it through the Martian atmosphere to its designed landing site.  The modified Hohmann transfer chosen to minimize V∞Mars reduces it to approximately 2.152 km/s.  A combination of atmospheric drag, parachutes, and reverse thrusting just prior to touchdown dissipates the energy of the spacecraft to facilitate a soft landing in the Martian surface.

### Propulsion

The MSCLE propulsion system was selected by using previous Mars mission data to determine a launch vehicle and by completing trade studies to determine the most efficient onboard system.  The following sections detail each system and the steps used in the selection process.

#### Launch Vehicle

The launch vehicle will provide the energy required to escape Earth’s gravity and reach Mars.  The Delta 7925, produced by Boeing, was chosen for this mission due to its reputable record and performance capabilities.  The Delta 7925 is a three-stage vehicle with nine strap-on solid rocket boosters.  Spacecraft fairing options are 2.9 m and 3 m in diameter.  In the 2.9-m fairing, the available dimensions are 2.48 m by 4.68 m.  In the 3-m fairing, the available dimensions are 2.74 m by 5.03 m.  To perform calculations, it was assumed in this report that the smaller fairing will be used.

A summary of the launch profile is shown in Figure 21.  The first stage is powered by a RS-27A main engine and six solid boosters, referred to as graphite epoxy motors (GEMs).  As the six GEM’s reach burnout, the remaining three boosters are fired.  All solid boosters are jettisoned after they burnout.  After Main Engine Cut-Off (MECO) and a period of coasting, first stage separation occurs.  The second stage is a bipropellant system powering an Aerojet AJ10-118K, and has the capability to be restarted.  Both the first and second stage are gimbaled for pitch and yaw control.  The third stage is spin stabilized using Thiokol Corporation’s Star-48B solid rocket motors (SRMs).  A de-spin before third stage separation is available if it is determined that a lower spin rate is necessary.  The figure below details the mission profile for a Delta II rocket.

Figure 21: Launch Profile for Delta II

#### Onboard Propulsion System

Several iterations were completed in developing the onboard propulsion system, which is responsible for trajectory corrections, entry into the Martian atmosphere, and descent to the surface.  Methods and equations used in this process are found in the next section.  Originally, the spacecraft was first placed in an orbit around Mars, rather than directly entering the atmosphere.  A dual mode liquid system was chosen for this purpose.  In a dual mode system, hydrazine (N2H4) is fed from a common tank to be used as the monopropellant for catalytic thrusters and as the fuel for a high-performance bipropellant engine.  However, idea was rejected because the system required an extremely large amount of propellant.

The decision was made to convert to a direct insertion profile, similar to the 2003 Mars Exploration Rovers (MER).  MER required only a blow-down hydrazine monopropellant system and a solid rocket system (Rocket Assisted Descent, or RAD) for terminal descent.  By removing the bipropellant system, the amount of propellant required was decreased from 877 kg to 112 kg, and the total spacecraft mass was decreased from over 1270 kg to 680.5 kg.  This will also enable the use of a smaller launch vehicle.

The monopropellant system is intended to provide final trajectory corrections after the last stage of the launch vehicle is released (to prevent the stage from impacting Mars).  The RAD system is fired about 160 seconds before landing to bring the spacecraft to a halt, at which point the airbag-enclosed lander is released from the parachute.

#### Methodology

This section demonstrates the equations used to define the propulsion subsystem.  Values are shown for the first iteration using a dual mode system for orbit insertion.  The launch mass is taken to be the maximum lift capacity of the Delta II 7925-9.5, which is 1270 kg.  The mass of the adapter, which is the connection between the launch vehicle and the spacecraft, is scaled using Equation 1.  This mass is then subtracted from the launch mass to obtain the initial mass of the spacecraft in the cruise stage:

.

To solve for the useable propellant mass:

,

where mi is the initial mass taking into account the propellant mass lost in previous burns.  Table 17 shows a comparison between each possible system.  The specific impulses for monopropellant and bipropellant systems are estimated to be 220 seconds and 325 seconds, respectively.  Trajectory corrections are also negated in the calculation.  It is clear that a dual mode system will be the most efficient because it requires the least amount of propellant.

| Table 17: Trade Study of Propulsion Systems |
| --- |
|  | MONO PROP | BI PROP | DUAL MODE |
| Burn Type | Delta V | mp | mf | mp | mf | mp | mf |
|  | m/s | kg | kg | kg | kg | kg | kg |
| Orbit Insertion | 2532.0 | 776.3 | 347.8 | 616.1 | 508.1 | 616.1 | 508.0 |
| 1st Burn (descent) | 150.0 | 23.4 | 324.4 | 23.3 | 484.7 | 23.4 | 484.7 |
| Retro Rockets | 720.0 | 92.0 | 232.4 | 98.0 | 386.7 | 92.0 | 392.7 |
| TOTALS | 3402.0 | 891.7 |  | 737.4 |  | 731.4 |  |

To account for unusable fuel, reserve requirements, and to ensure a flexible and reliable system, twenty percent of the useable fuel mass was added.  Thus, the loaded (total) mass of the dual mode system is:

The on-orbit dry mass (maximum spacecraft payload and bus mass) is:

The propulsion subsystem inert mass (dry mass of the propulsion system) is calculated using the propellant mass fraction.  This value ranges between 0.70 and 0.90 for liquid bipropellant systems.  A value of 0.90 is assumed for this case.

A mass margin of 20% (or 29.8 kg) was applied to the dry mass to account for uncertainties.  This value was selected based on the assumption that the mission is in the preliminary design phase and requirements are likely to change.

Based on Mars Pathfinder and Polar Lander, the atmospheric entry system consists of approximately 45% of the dry mass without the propulsion inert mass.

The mass available for the remaining subsystems is:

This mass clearly cannot satisfy the mission requirements.  This is due largely to the large delta V and consequent large propellant mass required for orbit insertion.

#### Conclusions

While several options were investigated, the monopropellant hydrazine and solid rocket systems were selected for their overall efficiency and simplicity.  The next step will be to size the propellant tanks and determine the overall configuration of the propulsion system.

Recommendations for further study include:

- Smaller launch vehicle:  The launch vehicle is currently sized for a much larger lander, and should be reevaluated for the significant decrease in spacecraft mass.

- Electric Propulsion (EP) Systems: The use of EP could save mass because it has a high Isp and accelerates continuously.  The system would replace a portion of the thrust requirements placed on the launch vehicle, enabling it to lift more mass.  This would make possible the inclusion of a bipropellant system for Mars orbit insertion, which is safer than direct descent.  However, such a system would necessitate large solar arrays and a significant increase in cost.

### Communications and Data Handling

Communications and data handling are the instruments that converse with earth or orbiters and the instruments that provide the topic of conversation.  The former is related to the communications antennas and transmission bands; the latter is related to the electrical systems that control data flow.

#### Communications Hardware

The proposed communications hardware and process is identical to the system used on MER. To review and elaborate, the communications systems from launch to surface operations will be discussed briefly. The process will be discussed in four parts: tracking techniques, cruise stage, EDL (Entry, Descent, and Landing) stage, and surface operations.

#### Tracking Techniques

Throughout the life of the mission the craft is tracked and communicated with using the Deep Space Network (DSN) antennas.  The DSN listens for signals from outer space and uses properties of those signals to compute position information.  This navigation service is called "tracking coverage" and it includes Doppler, ranging, and delta differential one-way ranging, or "Delta DOR."

Doppler

Doppler data is used to construct a plot of the spacecraft velocity along the line of sight between Earth and its current position.  Electromagnetic radiation experiences a frequency shift relative to the observer as the craft moves.  The size of the frequency shift, or "Doppler shift," depends on how fast the light source is moving relative to the observer. Light from an object coming towards us is shifted to the blue end of the spectrum (higher frequencies), and light from an object moving away is shifted towards the red (lower frequencies).

Ground controllers know the frequency of the signal that is emitted from the spacecraft. By comparing the received frequency with the emitted frequency, the magnitude of the Doppler shift can be calculated.  Based on that information, velocity is straightforward to calculate. The longitudinal Doppler Effect considers the simpler case of a source moving directly towards you or away from you along a straight line:

, where .

Ranging

Ranging is accomplished by pinging the spacecraft (sending a code to the spacecraft, having the spacecraft receive that code and immediately send it back to Earth).  The time between sending the code and receiving the code, minus the delay in turning the signal around on the spacecraft, is twice the light time to the spacecraft. This distance is accurate to about five to ten meters:

.

Delta DOR

Delta DOR is similar to ranging, but uses a third signal from a naturally occurring radio source in space to reduce location measurement error.  Quasars are used as extremely well known positions in the sky to provide system calibration. Being able to do quasar and spacecraft ranging near the same time and subtracting the answers cancels a majority of the common errors in atmospheric environment and equipment.

Cruise

Communication during the cruise state relies on a cruise low-gain antenna (CLGA) and a cruise medium-gain antenna (CMGA) both pictured in Figure 9: MER Descent Configuration. The cruise low-gain antenna is mounted inside the inner ring and the cruise medium-gain antenna is mounted in the outer ring.  Periodic orientation updates will make sure the antenna stays pointed toward Earth and that the solar panels stay pointed toward the sun.  During the early cruise phase, a CLGA provides the communications link with Earth. A low-gain antenna does not need to be pointed as precisely as a higher-gain antenna, making it ideal for early communications.  Later in the cruise, the angle between the Sun and Earth shrink, or the sun enters a larger portion of the area between Earth and the craft, reducing the amount of the energy that reaches Earth from the CLGA.  The spacecraft switches to a CMGA, which can direct the same amount of energy into a tighter beam.  This reduces the amount of area taken up by the sun in the transmission line between Earth and the spacecraft, enabling communications.

The CMGA has a waveguide (a pipe) connection to the rover’s antennas. The LGA on the cruise stage connects directly to the LGA on the backshell (Figure 9: MER Descent Configuration), which in turn connects to the LGA on the lander (Figure 23: Lander Antenna Array).  Power of signal transmissions is not an issue for the cruise stage as the system is already in existence and has been tested during MER.

Figure 22: EDL Components

Entry, Descent and Landing (EDL)

From cruise stage separation until the lander (Figure 9: MER Descent Configuration) is separated from the backshell (seen in Figure 22: EDL Components), communications are passed directly to Earth across an X-band (8.4 GHz) link.  Communications are conducted as a series of 128 basic, distinct radio tones that will ring during different phases of the entry, descent, and landing process.  The backshell low gain antenna (BLGA) provides the necessary capability.  After landing the BLGA can no longer be used.  Until the rover lands, two addition communications systems are used: a DTE (Direct to Earth) link over the rover low-gain antenna (RLGA) and an UHF relay link.  The UHF link transmits data to any of the Mars orbiters that are present or will be present at time of arrival to the planet.  Data is relayed from the orbiters top Earth using a standard phase-coherent X-band link.  UHF must be provided along side the DTE X-band signal because the DTE link is unreliable during EDL.  UHF will be used as the primary data link until landing, but will not be used after that time.  The X-band signals throughout this period are tracked by one of three 70-meter Deep Space Network (DSN) antennas.

One of the Mars orbiters will need to be adjusted in preceding weeks to place it over the landing vicinity during those crucial minutes to receive the transmissions. The orbiter will later transmit the data to Earth. This first relay link is designed to provide information for later reconstruction of the events during the spacecraft's descent and landing, not to provide immediate play-by-play notice as they happen.

Figure 23: Lander Antenna Array67

Surface Operations

Communications through the duration of the mission will be conducted with three different X-band systems: a low-gain antenna (LGA), an UHF antenna, and a high-gain antenna (HGA). DSN antennas communicate with the lander directly through a HGA link or using the orbiters as a go between (antennas can be seen in Figure 23: Lander Antenna Array).  DTE communications suffer from power loss in transit from Mars to Earth, making the signal power so weak that even DSN communications become a difficult task.  The benefits of using the orbiting spacecraft are that the orbiters are much closer to the rovers than the DSN antennas and that the orbiters can communicate with Earth longer than a body rotating on the Martian surface.

When the rovers communicate directly to Earth, they send messages via both the low-gain antenna (LGA) and the high-gain antenna (HGA).  Both antennas are capable of receiving the 7.2 GHz uplink signal and transmitting the 8.4 GHz downlink signal. The LGA is a choked circular waveguide design having about a 70° beam width pattern with about 6 dBic boresite gain at 7.2 and 8.4 GHz. Although showing some directivity, the LGA is considered a quasi omni directional antenna.  The omni directional UHF antenna communicates through orbiters passing overhead.

The HGA is mounted on a gimble motor (HGAG).  The dish is able to orient itself towards Earth, providing the lander with a DTE link with the DSN without moving the lander.  About half of all communications will go through the HGA, a dish 28 cm in diameter that beams data directly to DSN over the X-band (8 to 12 GHz). The downlink data rate to the orbiter is established with the HGA at 264 bytes/sec (1.85 kilobits/sec) while the uplink data rate is 125 bytes/sec (0.875 kilobits/sec) utilizing the LGA.  The power required for transmissions is approximately 10 W for the LGA and 15 W for the HGA.  The power consumption is reasonable, never placing the combined subsystem over a 25 W consumption. Further information can be found on the Mars Exploration Rover description hosted by Jet Propulsion Laboratory65.

Data Handling Electrical System

The communications backbone is controlled by the electronics subsystem of the lander.  Traditionally, the RAD6000 microprocessor and interface board (U6 Compact PCI) handled the task.  RAD6000 microprocessors are radiation-hardened versions of the PowerPC chips that powered Macintosh computers in the early 1990s, with 128 megabytes of random access memory (RAM) and capable of carrying out about 20 million instructions per second (MIPS).  The Mars Exploration Rovers, Mars Odyssey, and Mars Pathfinder relied on the RAD6000 to provide all computer functionality, including data handling.

BAE Systems, manufacturer of the RAD6000 placed into production the RAD750 processor during 2001.  BAE Systems have designed the RAD750 as a replacement to the RAD6000, providing processing capabilities out reaching other space hardware currently on the market.  The company has taken special care to develop code migration software to transform RAD6000 software into RAD750 software.  Because the RAD6000 will be replaced by the RAD750 by the proposed flight date, the RAD750 will be used to provide all data handling, payload interface, and equipment control.  BAE Systems provides the RAD750 on a single board, RAD750 3U Compact PCI, with standard interfaces and memory.

Figure 24: RAD750 3U Compact PCI

RAD750 3U Compact PCI

The RAD750 is functionally identical to the G3 processors used by Apple Computers.  The RAD750 is expected to run at 166 MHz, providing a throughput of 300 MIPS.  Power consumption can be reduced by attaching slower oscillators to the 3U interface board (Figure 24: RAD750 3U Compact PCI).  Due to power requirements, the project plans to outfit the board with a 33 MHz oscillator to reduce power consumption from 11.5 W to 7.5 W at 3.3 V.  Computational power will be reduced; however, the system will still be computationally superior to the RAD6000 systems of previous spacecraft.  A 10-20% performance increase is possible via the addition of an external L2 cache chip.  The board already has facilities setup to allow inclusion of the L2 cache.  If the system becomes computationally crippled by reducing the oscillator speed from 133 MHz to 33 MHz, the L2 cache will be included to help mitigate the effect.

| Table 18: RAD750 3U Compact PCI Summary |
| --- |
| Board Specifications |
| Form Factor | Dimensions: 100mm X 160 mm Weight: 549 grams |
| Processor | RAD750 Dhrystone 2.1 MIPS @ 133 MHz |
| Radiation Hardness | Total Dose > 100 Krad (SI) |
| PCI Backplane Bus | 32 bit, 33 MHz PCI version 2.2 |
| Power Supply | 3.3 V +/- 10% |
| Power Dissipation | less than 10.2 W |
| Rail Temperature Range | -55 to 80 C |
| Mean Time between Failures | greater than 390 K hours |

The Power PCI is manufactured on a 0.5 micron radiation hardened process line with 0.5 micron Leff and up to 5 levels of metal with planarized passivation.  The technology will achieve Total Ionizing Dose hardness levels of 1 Mrad(Si).  This single board computer consists of 128 MB of synchronous DRAM packaged in 4 high stacks and 256 KB of EEPROM, both with error correction. An on-board regulator generates the 2.5 volts required for the RAD750 processor core, so the board only requires a 3.3 volt supply. The compact size of the 3U board () provides greater flexibility in spacecraft size and shape, and is well suited to modular design of systems based on standard products.  The issues related to the RAD6000 and temporary loss of communications with the MER Rovers has been fixed with the 750 hardware revision.  The problem was related to a filling of the additional external memory used on MER.  Once the memory was filled, the computer continually rebooted attempting to clear the state of the memory.  The solution found was to place the rover in cripple mode.  If the computer is placed in cripple mode, the interface to external memory and devices are disabled, allowing the computer to boot up normally.  This mission should never enter into the same situation because there is no plan for an additional memory expansion.  However, the computer will sent in cripple mode to avoid any other problems that were simultaneously solved by placing the machine in cripple mode to clear the external memory.  A summary of the RAD750 3U Compact PCI can be found in .  More detailed information can be found in the hardware specification for the RAD750.

### Ground Support and Operations

The Ground Operations Subsystem has made design decisions for a communications system between the earth and the MSCLE spacecraft.  The design explored the use of the Deep Space Network (DSN), based out of the Jet Propulsion Lab, as the telecommunications system.  After examining the services offered by the DSN, those deemed necessary for this mission were selected.  The need for human involvement in spacecraft operations was also considered, and a framework was developed for ground crew scheduling.

#### Overview of Deep Space Network

Facilities

The Deep Space Network is a set of three ground stations positioned approximately 120 degrees apart in longitude.  They are located in Madrid, Spain; Canberra, Australia; and Goldstone, California.  The geography is designed such that communication is never disrupted by the earth’s rotation.  There are three types of antennas at each DSN station.  The three used for deep space missions are the 34-meter High Efficiency (HEF), the 34-meter Beam Waveguide (BWG), and the 70-meter antenna.  The two types of 34-meter antennas have similar performance, and are both far surpassed by the 70-meter antenna (see Figure 25), which can track a spacecraft up to 16 billion km away.

Figure 25:  DSN 70-meter antenna

Interaction with Customers

The Deep Space Network offers the Deep Space Mission System Services Catalog, which provides detailed explanation of the options available to a potential user.  The services are divided among the following categories.

- Command Services

- Telemetry Services

- Mission Data Management

- Tracking and Navigation

- Experiment Data Product Services

- Critical Event Communication

The services catalog is designed to be used at the proposal stage.  The catalog is organized according to what the DSN can provide, not according to what equipment or manpower will be used.  A partner document, called Mission Operations and Communications Services (MOCS), provides fee estimates, detail about the actual equipment within the DSN, and the minimum mission parameters needed for a proposal requesting the use of the DSN.  Both documents were used in developing the following communication system design.  The services discussed below are based on the needs of a Discovery Class mission, such as Pathfinder.  As the cost cap for Discovery class missions is $350 million, the price and capability range for ground operations based on these documents is a reasonable starting point for our $450 million Scout Mission.

#### Deeps Space Network Services

Command

There are two options for sending commands from the earth to the spacecraft.  The first is Command Radiation; it guarantees timely delivery of command files, but not error free delivery.  Command Delivery, which does guarantee error-free delivery, was chosen.

Telemetry

This service has several options about the format of the data that is sent from the spacecraft to earth regarding its state of health, position and the state of the instruments.  For this design, information will be received in the form of standard packets and delivered the project Mission Operations System.  The packets will be ordered by the time received on earth.  Once the data packets are received the DSN also provides a service to assemble the data into files and store them in a database.  Any delivery failures are reported to the users and to the spacecraft, allowing for the resending of the data.

Mission Data Management

This service provides the buffering, staging and safe-keeping of mission data and ensures safe delivery to the scientist.  The data can be stored for up to 30 days.

Tracking and Navigation

The tracking needs of the transit portion of the mission are being met with a Validated Radio Metric Data Service.  This is recommended over raw radio metric data, allowing for mistakes in Doppler, ranging or angle data.  This service allows for validation of the above data.

Experiment Data Product

In order to facilitate processing of the scientific data, the Level 1 Processing service will be applied.  This allows for preliminary calibration of data and data quality check.

Critical Event Communication

During descent into the Martian atmosphere, communication is difficult due to the extreme environment.  As was done for the Mars Exploration Rovers, communication during the so-called “six minutes of terror” will be through a beacon tone service.  This service provides minimal information about the state of health of the spacecraft by sending a four tone Beacon Monitoring signal to any of the DSN antennas.  This is a simple way to confirm spacecraft survival.

#### Station Support Requirements

The section on the Flight Dynamics subsystem describes the sequence of mission phases before arriving on Mars.  Table 19 below summarizes this sequence and specifies which antennas will be used during the various phases.  Columns three and four show the frequency with which the spacecraft will be contacted during transit.  The most frequent communication is during the launch and planetary insertion phases because of their critical nature.  Not shown are the various trajectory correction maneuvers (TCM’s) that would be planned in real time depending on the progress of the spacecraft in order to keep it on the optimal path.

| Table 19: Station Support Parameters for Various Mission Phases |
| --- |
| Mission Phase | Antenna | # of Tracks/week | # Weeks |
| Launch | 34 m BWG | 21 | 3 |
| Cruise | 34 m BWG | 2 | 4 |
| Planetary Insertion | 34 m HEF | 21 | 6 |
| Surface Operations | 70 m | 14 | 2+ |

#### Overview of Ground Crew Schedule

The primary surface operations for this mission are drilling into the Martian surface and testing the soil and rock samples.  As discussed in the section on the Payload Subsystem, the following drilling schedule will be implanted (see Error! Reference source not found.).

| Table 20: Schedule for Payload/Science Operations on Martian Surface |
| --- |
| Day | Activity |
| 1 | Test all motors |
| 2 | Camera Pictures |
| 3 | Meteorological Measurements |
| 4 | Drill down 10 cm |
| 5 | Test sample |
| 6 | Bring drill up |
| 7 | Test sample |
| 8 | Drill down .5 meter |
| 9 | Drill to 1 meter |
| 10 | Bring drill up |
| 11 | Drill down to 1 m |
| 12 | Drill down to 2 m |
| 13 | Bring drill up |
| 14 | Test sample |

Constraints on the drill schedule are based on power availability and drill speed.  There are 6 hours/sol when enough power will be available to drill and estimated drill speed is 10 cm/hour.  As a result, the ground crew on earth working approximately eight hour shifts will be sufficient for surface operations.  Those shifts will be scheduled according to power availability and the position of Mars relative to the earth.  Drilling and science will start when the spacecraft is facing the earth and is able to use its high gain antenna to communicate.  Enough power is available for a brief interaction with the ground control through the high gain antenna before surface operations begin on any given day.  The earth crew would check that the environment and equipment were safe for surface operations and give the command to proceed.  The orbiter passes overhead for eight minutes each day.  Whenever it passes, all data would be sent to the orbiter.  The rest of the data would be sent during the low power session for three hours at the end of each sol.

#### Other Issues

Signal Time Delay

The time delay to send a signal between Mars and the earth one way can vary from a minimum of 5 to 20 minutes.  Design was made assuming a 20 minute delay.

Sharing the DSN

It is well understood by the designer that the DSN is the primary ground system for all Deep Space missions, particularly those that go beyond two million kilometers from the earth.  The use of the DSN would thus require very specific scheduling and efforts would be made to minimize DSN usage through methods such as the Multiple Spacecraft Per Aperture (MSPA) capability, which allows up to two spacecraft to communicate through the network at one time.

## End of Life Analysis

After achieving the scientific goal of having the lander drill to a depth of two meters, the MSCLE team hopes to obtain more science.  If the various subsystems are still adequately working, the lander will drill down to eight meters and examine the Martian samples at various depths.  Once the maximum depth is reached, the lander may be used as a testbed for other drilling applications, such as software.  In addition, the meteorological equipment will continue to monitor the atmosphere conditions as long as possible.  Members of the engineering team have contributed other ideas that could take place aboard the lander; however feasible or infeasible, these ideas are listed below:

- Analyze the samples over time and determine if the samples are affected by season

- Catch some dust in the sample bay and analyze the particles

- Friction heat the environment by having the drill spin in place and analyze the results

- Determine if the extended drill can behave as an antenna and analyze any frequencies picked up under the surface

After all systems have died, the lander will be stranded on Mars; retrieving the lander in any fashion is economically infeasible.  When the lander cannot no longer be used, it will remain as a landmark to science and exploration.

# Test and Validation

## Objective

The objective of this subsystem is to make sure that the craft that is sent up into space is of high caliber quality. A part of verifying that the platform will work once in the Martian and vacuum space environment is to make sure that the configuration of the system lies within the standards set forth in the MIL Q 9858A, which describes the quality assurance for military programs. Testing and validation also encompasses making sure that the equipment and the instruments being supplied from the various vendors are compatible with our programs and sufficiently tested within the constraint limits set forth for the mission.

## Approach

Tests will be organized in the following order:

- Functional test

- vibration

- functional test (for verification and redundancy)

- shock

- Functional test

- Thermal vacuum functional test during exposure

- Flash X-ray Functional test

As a part of qualifying the craft each spacecraft function and all of the environmental effects the spacecraft may encounter must be simulated and tested:

Step 1: Identify a spacecraft and payload functions

- The payload has been identified as being a drilling device, and the scientific instruments; mass spectrometer, neutron spectrometer, gamma ray spectrometer, x-ray spectrometer and chemical and biological analysis packages. The platform in order to accomplish the mission objectives consists of a lander with an auger adorned drill.

- Testing of the spacecraft and payload function for assurance on proper operation need to be performed.

Step 2: Identify the environment

- Identify environment for transportation, storage, launch, and orbit vibration, shock, temperature, vacuum and radiation amounts

- These values all need to be calculated 3

Launch conditions will be tested for the vibrations and the heat incursions for the Delta 7925 rocket.  En route conditions will be tested for temperature variation between -123 and 120 degrees Celsius.  Figure 26 portrays the radiation that the craft will encounter while in transient to Mars from Earth.

Figure 26: These are the radiation problems that will be encountered2

- Surface pressure: 6.36 mb at mean radius (variable from 4.0 to 8.7 mb depending on season) [6.9 mb to 9 mb (Viking 1 Lander site)]

- Surface density: ~0.020 kg/m3

- Scale height:  11.1 km

- Total mass of atmosphere: ~2.5 x 1016 kg

- Average temperature: ~210 K (-63 C)

- Diurnal temperature range: 184 K to 242 K (-89 to -31 C) (Viking 1 Lander site)

- Wind speeds:  2-7 m/s (summer), 5-10 m/s (fall), 17-30 m/s (dust storm) (Viking Lander sites)

- Mean molecular weight: 43.34 g/mole

- Atmospheric composition (by volume):

  - Major: Carbon Dioxide (CO2) - 95.32% ; Nitrogen (N2) - 2.7%

  - Argon (Ar) - 1.6%; Oxygen (O2) - 0.13%; Carbon Monoxide (CO) - 0.08% Minor (ppm): Water (H2O) - 210; Nitrogen Oxide (NO) - 100; Neon (Ne) - 2.5;

  - Hydrogen-Deuterium-Oxygen (HDO) - 0.85; Krypton (Kr) - 0.3;

  - Xenon (Xe) - 0.084

Step 3: Correlate Functions and environments

- Test all of the operating equipment, that will be powered during launch, during the spacecraft vibration and check all modes of en route operation.

- The parameters for the instrumentation limits are unknown at the current time.

Step 4: Identify Main configurations:

- This includes boost configuration and orbital configurations and flight paths

- The lander will be launched from the top of a Delta 7925 rocket

- The Spacecraft will launch between October to November 7th 2011, circle around the Earth and depart at point required for a proper heading to Mars, cruise en route is approximately 305 days in a Hohmann transfer, the craft will then circle around Mars upon encounter and descend at a point required to hit within the landing ellipse, arrival will be September 9th 2012.

Step 5: Devise Functional Tests for each Major configuration:

- Test all software and equipment in configuration to assure compatibility

Step 6: Layout a sequence of functional tests and environmental testing:

- This has already been done, see above for test organization.

Step 7: Identify Span Times and Special Facility requirements

- The life span of this mission has been set for 90 days + en-route time to Mars

## Tests

There are a variety of tests that need to be issued upon the structure before the craft can be deemed flight ready.  Structural tests include; static loading tests, and modal surveys. Deployment tests involve; solar array testing, antenna testing, and appendages testing. Vibration testing consists of acoustic testing and vibration by low frequency sine waves, and the use of shaker tables. Pyro-shock tests are a firing of the ordinance in order to test the mechanical deployments on the platform. Payload testing includes testing of all of the instruments on board. While on launch the lander will experience vibrations and heat of the magnitude corresponding to that of a Delta 7925 rocket. Tests will need to be administered in order to verify that the instruments that are to be placed on the lander will be able to withstand the launch temperature variations and vibrations. Tests will also need to be done on the configuration in order to determine how the craft will behave in the en route vacuum of space as well as test for the conditions on the surface of Mars.

Testing the Mars Scout mission platform will involve a lot of integration of subsystems as well as management of configurations of equipment. This is possibly the most important portion of a mission due to the fact that if testing is not accomplished than the final product may not be worth flying. It is essential. 3

# Budget

## Methods

In general, all methods of cost estimation for space missions can be grouped into three categories—detailed bottom-up estimation, analogy-based estimation, and parametric estimation.

Bottom-up estimation is the process of calculating the cost of a mission by adding each of its individual components.  It would begin with a detailed list of all scientific instruments and spacecraft hardware, development timelines and personnel costs, ground facility requirements, and other costs.  Adding the costs of each component of a mission will give the cost of the total mission.  This method is very detailed and time-intensive.

Analogy-based estimation uses knowledge of the costs of previous missions to estimate the cost of a future mission.  Previous missions have been flown with various combinations of scientific instruments and bus hardware, and these data points can be combined to estimate the cost of the MSCLE mission.

Parametric estimation involves large formulae that mathematically account for various parameters such as mass, development time, and mission difficulty.  These formulae are called Cost Estimating Relationships, or CERs.  The formulae are already developed, and to estimate the cost of the MSCLE mission, the mission specific parameters can just be plugged in.

| Table 21: Pros and Cons of each cost estimation method |
| --- |
|  | Pros | Cons |
| Bottom-up | Estimate is specific to each mission, and is generally accurate once all components are known | Very time-consuming, and not accurate at the early stages of a project |
| Analogy-based | Many missions similar to MSCLE | Relies completely on past information, does not take into account newer practices |
| Parametric | Simple, top-down approach | Inaccurate |

To do the cost estimation for the MSCLE mission, the team chose to use both the analogy method and the parametric method.  The bottom-up method was not feasible for two reasons – there was not sufficient time, and accurate information about the content of the spacecraft was not available.  The objectives of the mission were changing rapidly, and trying to do useful bottom-up cost estimation would not have been fruitful.  The other two methods are both fast and are useful in the early stages of a mission.

The benefits of using two methods instead of one are obvious.  The parametric method is easy but inaccurate.  It is useful for generating rough estimates in short order.  When the specifications of the mission stop changing so fast, the analogy-based method generates a different cost estimate.

## Cost Estimating Procedure

The cost estimating team performed three iterations of cost analysis during the course of the mission design.

### First Iteration

During the first iteration, an analogy-based method was used based on six previous unmanned Mars missions:

- Mars Pathfinder addressed key engineering issues involved with landing and operating a rover on Mars at low cost.  Its scientific instrumentation included an imager, meteorology equipment, and an alpha proton x-ray spectrometer.

- Mars Odyssey was a medium-cost orbiter mission launched with a substantial scientific package that included a thermal emission imaging system, a gamma ray spectrometer, and a Martian radiation environment experiment.

- Mars Express was developed by the European Space Agency to perform valuable Mars science at low production cost.  Its science instrumentation included a high-resolution stereo camera, an energetic neutral atoms analyzer, a Fourier spectrometer, visible and infrared mineralogical mapping spectrometers, a subsurface sounding radar altimeter, a radio science experiment, an ultraviolet and infrared atmospheric spectrometer, and the Beagle 2 probe.

- Mars Polar Lander was an unsuccessful mission developed to study the planetary features of the polar regions of the Martian surface.  Its instrumentation included a microphone, meteorology equipment, a thermal gas analyzer, a mass spectrometer, a stereo camera, and a light detection and ranging experiment.

- Mars Global Surveyor was developed at very low-cost with a modest scientific package that included a camera, altimeter, magnetometer, and celestial sensor.

- Viking, by far the most costly unmanned mission, was developed at a cost equivalent to approximately three billion 1997 dollars.  The Viking mission included multiple craft units, and its scientific payload consisted of two seismometers, a gas chromatograph, x-ray spectrometer, mass spectrometer, meteorology equipment, cameras, thermal imagers, and orbital water detectors.  The multiple spacecraft units, as well as the extensive mission timeline and high reliability of spacecraft operation contributed to this large cost.

The proposed Academy scout mission was compared to these examples, and the cost team concluded that the scientific and engineering requirements of MSCLE fell far short of the demanding Viking mission.  At the same time, MSCLE’s challenging landing requirements and drilling method exceeded the requirements of the Global Surveyor, Pathfinder, and Odyssey missions.  The platform was very similar to the Polar Lander, but the sample preparation required added additional engineering complexity.  For these reasons, the cost of the Academy mission was estimated to be approximately $500 million.

| Table 22: Mars Mission Analogies |
| --- |
| Mission | Cost (millions) | Type | Payload |
| Viking | $3,000 | Series | Seismometer, gas chromatograph, x-ray spectrometer, mass spectrometer, meteorology, cameras, thermal imagers, orbital water detectors |
| Polar Lander | $356 | Lander | Microphone, meteorology, thermal gas analyzer, mass spectrometer, stereo camera, light detection and ranging |
| Express | $325 | Orbiter and Lander | Stereo camera, neutral atoms analyzer, Fourier spectrometer, visual and infrared mapping spectrometers |
| Odyssey | $297 | Orbiter | Thermal emission imaging system, gamma ray spectrometer, Martian radiation environment experiment |
| Pathfinder | $250 | Orbiter and Rover | Imager, meteorology, alpha-proton x-ray spectrometer |
| Global Surveyor | $157 | Orbiter | Camera, altimeter, magnetometer, celestial sensor |

### Second Iteration

In the second iteration, a preliminary mass estimate was used as a parameter in two cost-estimating relationships:

The Spacecraft/Vehicle Level Cost Model (SVLCM) is a rough order of magnitude cost-estimating relationship available online that uses parameters of mission type, dry mass, and spacecraft quantity to produce a total cost estimate.  The chief advantage of the model is its simplicity and availability, but it does not reflect the technological sophistication of the mission or the interaction of the mission subsystems.  This model was compared to other, more robust cost estimates to confirm that these additional estimates were reasonable.

The Advanced Missions Cost Model (AMCM) is a more thorough order of magnitude cost-estimating relationship, also available online, that uses more detailed mission type parameters, dry mass, spacecraft quantity, Initial Operating Capability (IOC) year, block number (the number of similar design iterations performed earlier), and difficulty (on a Very Low to Very High scale) to produce a total cost estimate.  The model is also simple to use and readily available, but unlike SVLCM, the block number and difficulty parameters adjust the cost to reflect the complexity and technological readiness of the mission design.  Additionally, the IOC year parameter reflects the increase in mission cost as the time scale of development increases.  For these reasons, AMCM is favorable to SVLCM.  Table 23 summarizes the parameters in each cost model.

| Table 233: Parametric Cost Model Parameters |
| --- |
| SVLCM | AMCM |
| Spacecraft Type | Unmanned Planetary | Spacecraft Type | Planetary Lander |
| Dry Mass | 186 kg | Dry Mass | 186 kg |
| Learning Curve | 85% | Block Number | 3 |
|  | IOC Year | 2011 |
|  | Difficulty | Average |

During the second iteration, mass estimates for each subsystem were not yet available, so the cost team assumed a dry mass equal to the comparable Mars Polar Lander mission: 1200 lbs.  Estimating each of the other parameters in the cost-estimating relationships, and comparing these estimates to the analogy-based method developed under the first iteration, the budget team concluded that the mission design still exceeded budget requirements (Table 244: Second Iteration Cost Estimates).

| Table 244: Second Iteration Cost Estimates |
| --- |
| Model | Analogy | SVLCM | AMCM |
| Estimate | $500m | $516m | $773m |

### Third Iteration

In the third cost-estimating iteration, each subsystem of the engineering design team provided reliable mass estimates.  Since the dry mass parameter of the AMCM cost model specifically referred to the unmanned planetary lander, the engineering team identified the system dry mass as the total mass of the lander when it will first contact the planetary surface.  This assessment of the system mass resulted in a mass estimate much lower than the Mars Polar Lander estimate (1200 lbs.).  Since this dry mass was a key parameter driving the cost in both the AMCM and SVLCM models, cost estimates in the third iteration were considerably lower than in the second (Table 25).

| Table 255: Third Iteration Cost Estimates |
| --- |
| Model | SVLCM | AMCM |
| Estimate | $272m | $369m |

Although SVLCM suggested that the mission cost was so low that additional subsystems should be added, the AMCM estimate was favored again for its ability to model the technical complexity of mission designs.  With a final predicted cost of $369 million, a 20% margin for cost growth produces a maximum mission budget of $442.8 million.

There are several ways this cost-estimation method could be improved.  The parametric cost models used above are designed for quick, pre-phase A cost estimation.  In a Phase A project design, a more accurate parametric cost model should be used.  A variety of models are commercially available, but one of the most common spacecraft cost-estimating models is the NASA / Air Force Cost Model (NAFCOM).  NAFCOM considers a much larger set of overall system and subsystem parameters, producing cost estimates with much higher fidelity than AMCM or SVLCM.   The next step in the MSCLE cost estimation process is to acquire this model and use it to identify a more accurate cost estimate.

# Outreach

“….To explore the universe, and search for life.  To inspire the next generation of explorers, as only NASA can.”

It is vital that the present generation inspire and motivate a new vanguard, the next wave of explorers.  Future space endeavors require a team effort from individuals with great expertise and well-roundedness; it does not only require those whom have been inspired toward math and the sciences, but those whose hearts question and wonder.  This is the propelling vision behind the Mars Subsurface Chemical Life Explorer (MSCLE) mission.

The purpose of the outreach team is to make the mission accessible to the public to engender curiosity and excitement about the search for life.  The goals of the outreach team are to (1) educate the public on the mission’s goals, science, and purpose, (2) demonstrate to the public the benefits of scientific and technological programs like MSCLE, and (3) to inspire and excite the public.  The message that the outreach team wants to convey is that searching for life on Mars is both an exciting endeavor and an investment in the future.  The investment is in the expected future benefits to the public that stem directly from the scientific and technological advances needed to make the mission succeed.

## Educate the Public

One approach of the education and outreach team is the development of a website explaining many aspects of the group project.  The audience for the majority of the website is the public including students in high school.  There is one page in the website designed to target younger students in late elementary school through middle school.

A number of the pages in the website give information specific to the MSCLE mission.  The homepage provides a brief description of the project and the motivation behind the website (

Figure 27).  An “About Us” page summarizes the academy and lists the structure of the group project teams.  Another page provides a description of the responsibilities of each group project team.  On the science page is a description of the scientific instruments used on the mission, while the lander page describes the platform that houses the instruments and how the drill that brings the samples to the instruments.

The other pages in the website contain information about Mars in general.  One of these is a “Fast Facts” page that summarizes basic facts about Mars and includes some details on Valles Marineris since it is directly relevant to the group project.  The “Future Investments” page, which echoes the themes of the video clip (described in section 3), lists some past missions with their spin-offs and describes the benefits of the journey.  It explains how searching for life on Mars will probably have long-term benefits that are not immediately recognized or understood.

The “For Kids” page includes general information about searching for life on Mars, including some questions to help get kids thinking about science.  There is a page showing pictures from both Mars and Earth that asks students to identify which planet each picture is from (

Figure 28 : A portion of the page that asks visitors to guess which pictures are from Mars and which are from Earth.  Holding the cursor over "Answers" uncovers the mystery.

).  Included is a brief explanation of the geological features seen in the pictures and how they relate to the search for life on Mars.  There are also links to the NASA Kids website and a search-a-word puzzle containing words associated with Mars.

The web page will be online soon at the following address:

http://academy.gsfc.nasa.gov/2004/research/group_project/module/index.html

Figure 27: Homepage for the MSCLE scout mission.

Figure 28 : A portion of the page that asks visitors to guess which pictures are from Mars and which are from Earth.  Holding the cursor over "Answers" uncovers the mystery.

## Demonstrate the Benefits

As a result of trying to accomplish a mission, new technologies have to be developed along the way in order to obtain everything necessary to be successful. Going to Mars in search of life is revolutionary and opens up a new frontier of opportunity.  By making the public aware of the possibilities that exist and exciting them about the mysterious unknown and uncharted, people can become motivated to think outside the box and want to get involved. A short video clip has been made that outlines a few previous missions and their spin-offs and poses the concept that there are so many things that are not yet conceived that could perspire from the technology advances of this mission.

The first spin-off that is used for demonstration is rubber in tennis shoes. The technology used in the bottoms of certain sneakers was originally developed for the boots of the Apollo astronaut space suits.

Figure 3: Apollo boot footprint on the moon

The next spin-off is a new technology for better detecting breast cancer that came about from the Hubble Space telescope project. Space Telescope Imaging Spectrograph (STIS), a system used to detect black holes has been modified and developed as a very sophisticated method for detailed imaging and is used as a painless detection method.

Figure 4: A depiction of a STIS

After the two of these spin-offs have been presented then the film shows pictures of people and poses the question, what if we were to go to Mars to detect life, just imagine what the out come has the potential to be.

## Inspire and Excite

A poster/flyer type advertisement has been created in order to excite the imagination.  The mission will be portrayed in the form of a runner, the starting point being at Earth and the finishing point being on Mars. The picture contains a sphere that is on the left side a depiction of the Earth and on the right side a depiction of Mars. The runner will be seen running from the left side of the sphere to the right, running from Earth to Mars. The statement, the prize lies in the journey not the destination, will appear on the bottom of the picture.  The MSCLE logo will be displayed on the poster as well as a few words about the program.  See below for a copy of this advertisement.

# Conclusions

For each team, myriad lessons lay in the aftermath of the preliminary design phase of MSCLE.  In a useful light, they may be cast as future plans and the next steps to honing, toning, and further improving MSCLE.

## Lessons and Future Development

Science

Specification and further research into the instrumentation includes physical (geometric) complementarity, continuing searches for state-of-the-art materials and methods, and the integration with data analysis software.  Closely linked with those aspects are the sample the experimentation schedule and the sample acquisition method.  A top-down explanation of the entire process from the mission, to the 14-day sequence of the PGEEx, to each sample is necessary; a detailed set of steps for the sample analysis sequence is a main feature of this overall schedule.  Finally, a set of contingencies for additional and limited experimentation will be formulated.  In the event that the objectives are fulfilled with time and power remaining, there will be plans to exhaust the resources; in the case that the mission is altered to a state impairing the fulfillment of the objectives, we must have in place a process to get the most out of the mission.

Technical Development

Aside from specification of the physical payload design and of the exact equipment required by each subsystem, the next greatest task is a process for sample acquisition.  For the two former aspects, normal progress through another design phase will suffice; for the latter, intimate corroboration with science team may produce the most efficient results.  Finally, a new subsystem lead will be charged with seeking state-of-the-art flight-ready technology to further pull down the mission cost and increase the mission efficiency.

Budget

Monetary concerns will persist throughout design.  Effective cost controls will come from good communication with the technical and scientific teams, as well as more specific estimation tools, and a more rigid schedule of analysis.  NAFCOM is a much more accurate and detail-oriented software estimating package.  At timely specified junctures, budget estimations will occur to ensure design remains on course.  Also, the budget team will provide backup in checking costs for engineering subsystem leads; this will provide redundancy and a safety net.

Outreach

Along with spreading the word about MSCLE and space exploration, the team must well-define the targeted audiences and more specific plans for reaching them.  Possibilities for the latter include finalizing and constantly updating the web site, airing commercials and educational segments on public television and radio.

This report will be made available to all parties seeking assistance or information for their mission development.  As an example or stepping stone for other exploration teams, MSCLE is a source of technical information, imaginative science and engineering, and novel public outreach aspiration.  Moreover, the project has inspired many of its researchers to further utilize MSCLE as a tool of education beyond the scope of mission preparation.

For Proposal

The next steps bifurcate into two branches: (1) increased readiness for proposal and (2) enhancement as teaching tool for public or other research groups.  For the 2011 launch cycle, MSCLE will require further preparation and endorsement by 2006.  Prior to seeking support, MSCLE’s technical sophistication and adherence to Scout Mission guidelines require improvement.  University astrobiological programs (i.e., University of Washington) are growing nationwide, and they will be the first point of research for possible support.  Other programs focusing on geological and planetary sciences are the next targets.

# Acknowledgements

First and foremost, thanks to Guinness, the Space Ferret for his inspiration and wily ways throughout this challenging and rewarding process.  As our muse, he added tons of fun, in a wholesome, family channel way; as our friend and confidant, he drew our attention to life’s priorities—family and our homies.

Dr. Herbert Frey has been instrumental as a mentor and guide, much like Obi Wan Kenobi.  The dark side, however, will not receive our hearts, except perhaps for the already-tainted Canadian.  We gained from Dr. Frey’s experience and wisdom not only technical knowledge, but an exploratory attitude mediated by caution: “You’ve chosen a noble goal, [Luke, but you may have to use the force to even get you close to under budget].”

Thanks for the support of all the NASA Academy staff.  We hate the hard deadlines, but otherwise we’d be sipping tea in Shangri La instead of having completed a fun team project.  Nonetheless, you’ve got it coming.

Further, thanks to the entire NASA community without whose worm and meatball, we would not fully appreciate the beauty of a logo.

Finally, a growing exhaustion actively corrected concepts of position and portion until a final product manifested.  The viability of that product is a testament to the stamina of the constructing party.

From the bottoms of all our hearts, bliddy.

# Appendix A

Structure Subsystem Calculations

Table 26 lists the steps and equations used to estimate the various masses of the MSCLE spacecraft.  The percentages are located in the comments column.

| Table 266 - Mass Budget Calculations |
| --- |
| Element | Weight | Comments |
| Payload | MP/L | Provided by science group |
| Spacecraft Subsystems | MSS | Equal to subsystem total |
| Propulsion | Mpropulsion | Provided by subsystem |
| Attitude Control | Mgnc | Provided by subsystem |
| Command & Data Handling/Communication | Mcadh | Provided by subsystem |
| Thermal | Mth | 2% to 5% of Mdry, 2% used in calculation |
| Power | Mep | Provided by subsystem |
| Atmospheric Entry | Matm | 45% of (Mdry - Mpropulsion) |
| Structure & Mechanisms | Msam | 15% to 25% of Mdry, 20% used in calculation |
| Margin | Mmar | 5% to 25% of Mdry, 20% used in calculation |
| Spacecraft Dry Weight | Mdry = MP/L + MSS + Mmar - Matm |  |
| Propellant | Mprop |  |
| Loaded Weight | Mloaded = Mdry + Mprop+ Matm |  |
| Kick Stage | Mkick |  |
| Injected Weight | Minj = Mloaded + Mkick |  |
| Adapter | Madapter |  |
| Booster Weight | Mboosted = Min+ Madapter |  |

The steps listed describe how the spacecraft’s volume was approximated:

- Dry Mass: 181.21 kg

- Estimate Propellant Mass: 50 kg

- Estimate Atmospheric Mass:  61.29 kg

- Find Spacecraft Loaded Mass:  181.21 + 50 + 61.29 = 297.50 kg

- Estimate Spacecraft Volume:

  - Divide Loaded Mass by Estimated Density

  - Density Range:  20-172 kg/m3 = 14.88-1.73 kg/m3

  - Average Density:  79 kg/m3 = 3.77 kg/m3

# Appendix B: Organization

## Organization Chart

## Engineering Team Overview

The engineering team is comprised of eight different subsystems, each corresponding to a specific aspect of the project.  Each group was responsible for both the transit of the spacecraft to Mars and the descent of the lander to the surface, as well as the operation of the lander on the planet surface.  The Chief Engineer (CE) was responsible for the overall functioning of the engineering team and reported to the project manager.

### Chief Engineer/Systems Coordination

The CE was responsible for the operation of the engineering group.  This includes developing agendas for scheduling and running meetings of the engineering team.  He was also responsible for establishing deadlines, and ensuring the productivity and timeline of the engineering team.

The CE was also responsible for the overall systems integration of the spacecraft and ensuring that all of the systems interact in a manner that is most beneficial to the mission.

### Structures

The structures subsystem was responsible for the structural design of the spacecraft, including the physical design of the spacecraft.  Structures was primarily concerned with the development of the overall mass budget of the spacecraft.

### Payload

This subsystem addresses the question of how the surface operations will be accomplished to reach the scientific goal.  The payload subsystem was responsible for not only the drill but also for incorporating the scientific instruments into the spacecraft.  This includes working to ensure that the samples are not contaminated or compromised before they are analyzed.

### Power

The Power subsystem group addresses the generation, distribution, and budgeting of power throughout the spacecraft.

### Flight Dynamics

The concern of the Flight Dynamics group was the determination of the proper orbital trajectory for transit from Earth to Mars.  This included developing the burn strategy and the delta-V requirements for the mission.

### Propulsion

Propulsion was responsible for the development of the propulsion strategy throughout the entire mission.  This includes thruster selection, fuel management, and other propulsion needs.  The propulsion group was also responsible for the selection of a suitable launch vehicle.

### Communications and Data Handling

The Communications and Data Handling (C&DH) group was responsible for the processing, storage and transmission of all data and communications from the spacecraft.  This includes both scientific data and housekeeping information throughout the flight.

### Ground Operations

Ground Operations will develop an operating strategy for the spacecraft during both transit and science operations.  This includes labor needs, personnel scheduling and the determination of the needed ground assets including the use of the DSN.

### Subsystem Organizational Changes since Progress Report

A series of changes have been made to the organization of the engineering team.  These are detailed below.

Guidance Navigation and Control

The name of the Guidance Navigation and Control subsystem has been changed to Flight Dynamics subsystem.  This better reflects the work that was being done in trajectory planning and reflects the decreased role of attitude control in this initial analysis.

Structures

The structures subsystem assumed control of the mass budget from the chief engineer.  This work tied in closely with the work that was being done in structures.

Thermal Environment

The thermal / environmental team which was responsible for ensuring that the spacecraft was able to operate in the thermal and radiation environments that it would experience was disbanded due to manpower issues.  The responsibilities of this subsystem were spread among all of the remaining subsystems.  Each subsystem was thus responsible for ensuring that thermal issues incorporated into the design.

# Appendix C: Glossary

Angle data: a report on antenna-pointing that provides the azimuth and elevation of the antenna

BLGA : Backshell Low Gain Antenna

Chiral (Chirality): The state in which an object cannot be mapped onto its mirror image by rotations or translations; an object has chirality if its structure and 3-dimentional configuration is always chiral regardless of how the molecule is conformed; often referred to as “handedness”

CLGA: 	Cruise Low Gain Antenna

CMGA: Cruise Medium Gain Antenna

Doppler data: a count of the number of cycles of a spacecraft’s carrier frequency during a certain time period; its precision depends on the signal strength and can be as small as a fraction of a cycle

DOR: differential one-way ranging

DRAM: Dynamic Random Access Memory

DSN: Deep Space Network

DTE: Direct to Earth transmission

EEPROM: Electrically Erasable Programmable Read Only Memory

EDL: Entry, Decent, Landing

Graben: A geologic, structural feature in which a block of crustal rocks is downthrown and bordered on both sides by normal faults; very common in rift valleys

HGA: High Gain Antenna

HGAG: High Gain Antenna Gimble

Leff : Effective Gate Length

LGA: Low Gain Antenna

PCI: Peripheral Component Interface

PGEEx: Passive Gas Exchange Experiment

Pyrolysis: Chemical decomposition occurring as a result of high temperature; a form of incineration that chemically decomposes organic material, typically under pressure and at high temperatures

Ranging data: a measure of the time required for the round trip of a signal going to the spacecraft and returning to the earth station

Scarp: A general term for a steep slope or cliff found at the margin of a gently sloping area; often formed by faulting and subsequent erosion

UHF: ultra high frequency

Volatile: A substance that easily passes into a gaseous state with the application of heat and evaporates readily at normal temperatures and pressures

# Endnotes

# Endnotes

“Exploring Mars”  http://www.exploringmars.com/history/1600.html.

“Mars Exploration Program Analysis Group” http://mepag.jpl.nasa.gov.

http://www.astronomie.de/vds/astronomietag-2003/alh84001.jpg.

Lottman, Tim. Deinococcus radiodurans, NOV 2002: http://web.umr.edu/~microbe/BIO221_2000/Deivococcus_radiodurans.html.

Drs. Cano, Raul, Lambert, Chip, and Orkand, Paula. Nature’s preservative: http://whyfiles.org/008amber/molec_bio.html.

5   Long, Jeff, Tribune Environmental Writer, OCT 2000, Scientists rouse bacterium from 250 Million Year Slumber., http://servercc.oakton.edu/~billtong/eas100/oldbacteria.htm.

6  Microbial Wonders of the Deep, Thermophiles, http://www.thesecondlayer.com/marine/thermophiles.html.

Lorenson, Tom. And Kvenvolden, Keith, JUN 2001. USGC Workshop on a global Assessment of Geologically Sourced Methane: http://soundwaves.usgs.gov/2001/06/meetings2.html.

Facts about Ammonia … , http://www.docwellfish.com/articles/ammonia.asp.

Environment Health Center, Formaldehyde, http://www.nsc.org/ehc/indoor/formald.htm.

http://www.windows.ucar.edu/mars/images/MOC_clouds_Vallis_M.jpg.

http://pds.jl.nasa.gov/planetsimages/browse/mars/marscany.jpg.

http://marsoweb.nas.nasa.gov/landingsites/mer2003/topsites/final/Melas/maps/Melas_small.jpg.

http://antwrp.gsfc.nasa.gov/apod/ap021216.html.

http://www.flatoday.com/galleries/viking/072001viking4.jpg.

http://marsoweb.nas.nasa.gov/landingsites/mer2003/doc/pasadena_02/talks/parker/Melas_geomorph/jpg.

http://marsoweb.nas.nasa.gov/landingsites/mer2003/topsites/final/Melas/maps/Melas_small.jpg.

Ch 2: The Search for Life on Mars, Report from the ESA Exobiology Team Study, 1997-1998.

National Research Council, Assessment of Mars Science and Mission Priorities, The National Academies Press, 2003.

Levin, G., Kuznetz, L., and Lafleur, A.; "Approaches to Resolving the Question of Life on Mars."

ESA, 1997-1998.

ESA, 1997-1998.

ESA, 1997-1998.

ESA, 1997-1998.

NASA Astrobiology Magazine.  "Fleshing Out Martian Proteins:  Interview with Richard Mathies

for Astrobiology Magazine." http://www.spacedaily.com/news/mars-life-04i.html.

Scripps Institution of Oceanography.  "Scripps Researcher Teams with UC Berkeley, JPL Scientists to Develop Organic Analyzer to Find Life on Mars" http://scrippsnews.ucsd.edu/article_detail.cfm?

article_num=629.

Exobiology Program Office, NASA Headquarters.  "An Exobiological Strategy for Mars Exploration." http://cmex-www.arc.nasa.gov/MarsNews/mars_papers/Docs/mars_strat.html#EXTANT.

National Aeronautics and Space Administration.  SP-4212 On Mars: Exploration of the Red Planet. 1958-1978.  http://www.hq.nasa.gov/office/pao/History/SP-4212/contents.html.

21 http:// www.msss.com/mars/mars9x/mars9x.html; http://www.msss.com/mars/mars9x/smallstations.html

22  http://www.cosis.net/abstracts/EAE03/06365/EAE03-J-06365.pdf.

Landis A., Geoffrey; Jenkins P., Phillip, “Dust Mitigation for Mars Solar Arrays.” Taken from http://ieeexplore.ieee.org online article database; the article is from Conference Record of the Twenty-ninth IEEE Photovoltaic Specialists Conference, 2002. 19-24 May 2002 Pages: 812-815.

NASA, “Components of MER Spacecraft,” Photo Gallery – Mars Exploration Rovers Pictures [online], URL:  http://www-rohan.sdsu.edu/~gatto/mars/photos.htm [cited 1 August 2004].

NASA, “Descent Stages and Components,” Photo Gallery – Mars Exploration Rovers Pictures [online], URL:  http://www-rohan.sdsu.edu/~gatto/mars/photos.htm [cited 1 August 2004].

NASA, “Entry Descent Landing (EDL),” Mars Pathfinder Fact Sheet, [online], URL:  http://mars.jpl.nasa.gov/MPF/mpf/fact_sheet.html [cited 1 August 2004].

NASA, “Spacecraft Parts Identification,” Mars Pathfinder Fact Sheet, [online], URL:  http://mars.jpl.nasa.gov/MPF/mpf/fact_sheet.html [cited 1 August 2004].

Wertz, J.R., and Wiley, J.L., eds., “Table 10-10.  Weight Budget,” Space Mission Analysis and Design, 3rd ed., Microcosm, El Segundo, 1999, pp. 316.

Wertz, J.R., and Wiley, J.L., eds., “Table 10-6.  Estimating Spacecraft Equipment Compartment Dimensions,” Space Mission Analysis and Design, 3rd ed., Microcosm, El Segundo, 1999, pp. 312.

Blacic, J. D.,  Dreesen, D. S., and Mockler, T.,  “Report on Conceptual Systems Analysis of Drilling Systems for 200-m-Depth Penetration and Sampling of the Martian Subsurface”  GeoEngineering Group at Los Alamos National Laboratory  [online] Oct 1 2000, URL: http://www.ees4.lanl.gov/mars/  [cited 1 August 2004].

Bar-Cohen, Y. et al.  “Ultrasonic/sonic drilling/coring (USDC) for planetary applications”  SPIE Paper 4327-55 [online], March 2001.  URL: http://ndeaa.jpl.nasa.gov/ndeaa-pub/SPIE-2001/Paper-SPIE-4327-55-USDC.pdf  [cited 1 August 2004].

Schrope, M., “Digging for Life on Mars”  Space Daily [online] Sept 13 2000, URL:

http://www.spacedaily.com/news/mars-driller-00b.html [cited 1 August 2004].

Mireles, O.  Personal Communication, August 5, 2004.

Honeybee Robotics [online] URL: http://www.hbrobotics.com/10-meter_drill.html [cited 5 August 2004].

“10-m drill”  Honeybee Robotics [online] URL: http://www.hbrobotics.com/10-meter_drill.html [cited 1 August 2004].

Honeybee Robotics [online] URL: http://www.hbrobotics.com/10-meter_drill.html [cited 1 August 2004].

Swales Aerospace, URL: www.swales.com [cited 1 August 2004].

Roumeliotis, I., “A Canadian contribution?” CBC News [online], July 2003, URL: http://www.cbc.ca/news/background/space/mars_canada.html [cited 1 August 2004].

Boucher, D. Northern Centre for Advanced Technology [online] URL: www.canadrill.com [cited 1 August 2004].

Batler, M.  Personal Communication, July 29 2004.

Planetary and Terrestrial Mining Sciences Symposium [online] URL: http://www.ptmss.com/canadrill.htm [cited 5 August 2004].

Canadrill.  [online] URL: www.canadrill.com [cited 5 August 2004].

“10-m drill”  Honeybee Robotics [online] URL: http://www.hbrobotics.com/10-meter_drill.html [cited 1 August 2004].

Swales Aerospace, URL: www.swales.com [cited 1 August 2004].

Briggs, G. A. et al, “An automated, low mass, low power drill for acquiring subsurface samples of ground ice for astrobiology studies on Earth and on Mars” NASA Ames, NASA Johnson, Baker-Hughes Inc., University of California Berkeley, and McGill University Lunar and Planetary Institute [online] URL: www.maxsimul.com/Publications/NASA1paper.pdf [cited 1 August 2004].

Honeybee Robotics [online] URL: http://www.hbrobotics.com/sample_handling.html [cited 5 August 2004].

Richardson, Luther, et al. Modified from information received upon visit to the Academy house.

IBID.

IBID.

Landis A., Geoffrey; Jenkins P., Phillip, “Dust Mitigation for Mars Solar Arrays.” Taken from http://ieeexplore.ieee.org online article database; the article is from Conference Record of the Twenty-ninth IEEE Photovoltaic Specialists Conference, 2002. 19-24 May 2002 Pages: 812-815.

Space Mission Analysis and Design (SMAD), 1999.

IBID.

IBID.

IBID.

Spectrolab Photovoltaic Products, URL: http://www.spectrolab.com/DataSheets/TNJCell/utj3.pdf [cited 1 August 2004].

Space Mission Analysis and Design (SMAD), 1999.

IBID.

IBID.

Jet Propulsion Laboratory, URL: http://marsrovers.jpl.nasa.gov/mission/spacecraft_rover_temp.html [cited 1 August 2004].

Access to Space Website (http://accesstospace.gsfc.nasa.gov)

Mars Exploration Rover Website (http://www.marsrovers.jpl.nasa.gov)

Space Mission Analysis and Design (SMAD), 1999.

Kevin P. Talley, Jet Propulsion Laboratory.  Private Communications.

Richard T. Cowley, Jet Propulsion Laboratory.  Private Communications.

Eric Cardiff, Goddard Space Flight Center.  Private Communications.

Chuck Zarcoski, Goddard Space Flight Center.  Private Communications.

Jet Propulsion Lab, “Mars Exploration Rover Mission.” Jet Propulsion Lab [online documentation], URL: http://marsrovers.nasa.gov/mission/ [August, 2004]

BAE Systems, “RAD750 Single Board Space Computer in CompactPCI Form Factor.” BAE Systems   [online documentation], URL: www.iews.na.baesystems.com/space/pdf/board.pdf  [November, 2001].

BAE Systems, “RAD750 Board Hardware Specification.” BAE Systems [online documentation], URL: http://www.sanders.com/space/pdf/rad750_su.pdf  [November, 2001]

IBID.

Jet Propulsion Laboratory, Deep Space Network, Antennas, 70 meter.  URL: http://deepspace.jpl.nasa.gov/dsn/antennas/70m.html [cited 7 August 2004].

Jet Propulsion Laboratory, Deep Space Netowrk, Antennas URL: http://deepspace.jpl.nasa.gov/dsn/antennas/index.html [cited 3 August 2004].

Tai, Wallace S. “Deep Space Mission System Services Catalog”, Version 7.5, URL: http://deepspace.jpl.nasa.gov/advmiss/docs/catalog.pdf [cited 3 August 2004].

“NASA’s Mision Operations and Communications Services,” URL: http://deepspace.jpl.nasa.gov/advmiss/docs/NASA_MO&CS.pdf [ cited 3 August 2004].

Niebur, S. M., Morgan, T. H., Niebur, C. S., “Future Mission Proposal Opportunities: Discovery, New Frontiers, and Project Prometheus”, URL:  http://www.lpi.usra.edu/meetings/stardust2003/pdf/6038.pdf [cited 3 August 2004].

“Space Communication with Mars,” URL:  http://astrosurf.com/lombry/qsl-mars-communication2.htm [cited 2 August 2004].

“Space Communication with Mars,” URL: http://astrosurf.com/lombry/qsl-mars-communication3.htm [cited 2 August 2004].

“Space Communication with Mars,” URL: http://astrosurf.com/lombry/qsl-mars-communication2.htm [cited 2 August 2004].

Space Mission Analysis and Design, 1999, section 20.1.2

Spacecraft/Vehicle Level Cost Model, NASA Johnson Space Center, 26 March 2004, http://www.jsc.nasa.gov/bu2/SVLCM.html

Advanced Missions Cost Model, NASA Johnson Space Center, 26 March 2004, http://www.jsc.nasa.gov/bu2/AMCM.html

National Aeronautics and Space Administration, NASA Cost Estimating Handbook, 2002: 45.

NASA’s Web of Life, Combating Breat Cancer – Research and Diagnosing Technology:  http://weboflife.nasa.gov/currentResearch/currentResearchGeneralArchives/breastCancer.htm

GRIN Great Images in NASA; http://grin.hq.nasa.gov/BROWSE/apollo11_3.html

Wertz, J.R., and Wiley, J.L., eds., “Table 10-10.  Weight Budget,” Space Mission Analysis and Design, 3rd ed., Microcosm, El Segundo, 1999, pp. 316.

Wertz, J.R., and Wiley, J.L., eds., “Table 10-6.  Estimating Spacecraft Equipment Compartment Dimensions,” Space Mission Analysis and Design, 3rd ed., Microcosm, El Segundo, 1999, pp. 312.

http://deepspace.jpl.nasa.gov/advmiss/docs/catalog.pdf

URL: http://en.wikipedia.org [cited 8 August 2004].

URL: http://deepspace.jpl.nasa.gov/advmiss/docs/catalog.pdf. [cited 8 August 2004].

Allaby, A., Allaby, M. Dictionary of Earth Sciences. Oxford University Press, 1999.

IBID.

URL: http://deepspace.jpl.nasa.gov/advmiss/docs/catalog.pdf. [cited 8 August 2004].

Allaby, A., Allaby, M. Dictionary of Earth Sciences. Oxford University Press, 1999.

Isaacs, A. Dictionary of Science. Oxford University Press, 1999,