Traffic Flow Management Plan for
Domestic Reduced Vertical Separation Minimum  (DRVSM)

A CDM/DRVSM Work Group Report
7 December, 2004

### Acknowledgements

The following members of the DRVSM Workgroup (WG) have contributed to the preparation of this document.

Michael Birdsong	Air Mobility Command

Roger Bruce	FAA

Randy Carlson	FAA

William Cranor	US Airways

Gary Danielson	USAF

Robert Deering	American Airlines

James Diehl	FAA/Contractor

John DiPaolo	Southwest Airlines

David Frame	FAA

John Gavin	NBAA/Universal Aviation

Mike Krause	FAA/Contractor

William Leber	Northwest Airlines

Scott Godfrey	FAA/Contractor

William Reabe	USN

James Ries	FAA

Amanda Stott	FAA

Gary Tigert	FAA

Thomas Wray	FAA

Table of Contents

I.  Introduction	1

Purpose	1

Background	1

Scope and Authority	2

CDM DRVSM WG Goals	2

Workgroup Process	2

II.  DRVSM Benefits and Risks for TFM	3

Increased Flexibility for Traffic Management	3

Increased Flexibility for Operators and Customers	3

Improved System Capacity	4

Benefits and Metrics	4

Risks	4

III.  DRVSM Action Plan	6

Introduction	6

1.  Optimize Altitudes and Routes for Presently Restricted Flows	6

2.  Re-Evaluate Mile-in-Trail Restrictions	7

3.  Reduce ATC Reroutes during Severe Weather	9

4.  Evaluate MAP Criteria and FAA Order 7210.3	10

5.  Authorize Non-RVSM Compliant Aircraft in DRVSM Airspace	11

6.  Provide Plan to Capture DRVSM Metrics	13

IV.  Collaboration with National Airspace Redesign (NAR)	18

1.  Full Integration of DRVSM into National Airspace Design	18

2.  Re-Analysis and Re-Negotiation of LOAs / MOUs	19

3.  Re-Alignment of Sector Boundaries, Stratums and Shelves	19

4.  Improved Capacity for Airborne Holding	20

5.  DRVSM - NAR/HAR Integration Summary	21

V.  Summary	22

VI.  Appendices	23

Appendix A:  Glossary	23

Appendix B:  Related Documents	25

Appendix C: PDARS Sample Excel Report	26

Appendix D: PDARS Sample Custom Report	27

Traffic Flow Management Plan for Domestic Reduced Vertical Separation Minimum (DRVSM)

# I.  Introduction

## Purpose

This document is intended to complete the task assigned by S2K  to produce a document for a Traffic Flow Management (TFM) plan for Domestic Reduced Vertical Separation Minimum (DRVSM).

In September 2003, the Collaborative Decision Making (CDM) Program assigned this task to the DRVSM Workgroup (WG).  This document is intended to provide a roadmap for DRVSM Traffic Management implementation and analysis of its inherent benefits.

## Background

In 2001, as a part of its National Airspace System Operational Evolution Plan (NAS OEP), the FAA committed to implement DRVSM in the airspace of the lower 48 States of the United States, Alaska, Gulf of Mexico and Atlantic High Offshore Airspace (including Houston and Miami Oceanic airspace) and the San Juan Flight Information Region (FIR).  The planned implementation date for DRVSM is January 20, 2005.

Reduced Vertical Separation Minimum (RVSM) reduces the separation standard from 2,000 to 1,000 feet between Flight Levels 290 and 410, effectively adding six additional altitudes for suitably equipped aircraft in the National Airspace System (NAS).  RVSM is rapidly becoming the accepted global environment.  It has already been implemented in most areas around the world.  RVSM has revealed some promising benefits; the most evident and most reported benefits are 1) fuel savings as a result of flying closer to optimum altitude profiles, and  2) additional operating flexibility for air Traffic Management.  The increased operating flexibility can lead to decreased delays, increased throughput, and a reduced number of conflict points.

The implementation of DRVSM will be a very significant change for the NAS. The addition of six new usable altitudes requires changes in aircraft equipment, flight operations, airspace design, and air traffic control procedures.  To illustrate the significance of DRVSM, the aviation industry’s investment to enable the change is estimated at 800 million dollars for the period 2002 – 2016.  In return, the FAA estimates a fuel savings of 5.3 billion dollars over the same time period.

In addition to fuel savings, many other value-added benefits have been identified.  Specific benefits cited by aircraft operators are decreased flight delays, improved access to desired flight levels, reduced average flight times, increased likelihood of receiving a clearance for weather deviations, consistent procedural environment throughout the entire flight, reduced impact of adverse weather by permitting aircraft deviations to other airways without efficiency loss, and seamless, harmonious operations between adjoining RVSM airspaces.  Additional benefits identified for air traffic management are enhanced capacity, reduced airspace complexity, reduction of user-requested off course climbs for altitude changes, improved flexibility for peak traffic demands, reduction of the effect of traffic converging at critical points, and an increased number of options in deviating aircraft during periods of adverse weather.

Traffic Flow Management (TFM) personnel are responsible for coordination and management of the system wide flow of traffic throughout the NAS.  They will be intimately involved with implementation and monitoring of DRVSM and its impact on the NAS.  This document is therefore offered to review the benefits, risks and plans for DRVSM from a TFM point of view.

## Scope and Authority

The CDM DRVSM WG was tasked to develop TFM plans and strategies to maximize value-added benefits.  These include the primary benefit derived from anticipated increases in the average requested and actual flight level flown, from DRVSM within the responsible area of TFM.  These plans and strategies include recommendations for other organizations to assist TFM in attaining the actualization of identified areas of possible benefit within the originally mandated CDM/DRVSM WG Goals.

## CDM DRVSM WG Goals

The Goals of the CDM DRVSM WG include:

Develop and implement traffic flow management strategies/plan in support of DRVSM implementation in 2005.

Develop and implement strategies/plan to mitigate the compression of aircraft that may plan into a particular sector or airspace due to the availability of six additional flight levels.

Identify and implement strategies/plan to monitor and manage the impact of multiple non-RVSM approved aircraft operating in the system at one time.

Develop and implement strategies/plan to de-conflict primary and secondary traffic flows to increase efficiency and maximize en-route flexibility.

## Workgroup Process

The CDM/DRVSM WG was formed in fall 2003.  It consists of FAA Traffic Management Officers and Supervisors, Department of Defense representatives, and customer members of CDM.  The WG has met monthly since October, 2003 to complete its goals.  In June, 2004, the FAA’s Director of Tactical Operations, asked the Traffic Management Users Team (TUT) to complete the development of DRVSM procedures and training in order to assure adequate bargaining unit participation in the process.  At that time, the CDM/DRVSM WG briefed the TUT on its recommendations and turned its focus to completion of this Plan and other operational preparations.

# II.  DRVSM Benefits and Risks for TFM

## Increased Flexibility for Traffic Management

With the advent of DRVSM and the availability of six additional altitudes, controllers will have more options in resolving separation conflictions.  This will reduce off-course vectors for separation as the controller will now have more altitudes available for vertical separation.  Safety will also be enhanced for this same reason.

Following are examples of other system benefits:

More Flexibility for Adverse Weather Situations.  The additional altitudes associated with DRVSM provide increased flexibility during convective weather activity.  If FL350 and above are the only available altitudes to go over an area of storms, DRVSM doubles the number altitudes that can be assigned by ATC, thus reducing the number of flights requiring lengthy routes around the weather system.

Reduced Conflict Points.  DRVSM gives the controller additional options to resolve and accommodate crossing traffic situations.  When an altitude change is required, the climb or descent will take less time to achieve as the aircraft will need to be moved only 2,000 feet instead of the current 4,000 feet to remain right altitude for direction.

Improved Sector Throughput.  DRVSM reduces the requirements for vectors and altitude changes.  This in turn reduces the overall controller workload and provides the opportunity for an increase in sector traffic volume.  Also, when an aircraft is moved to avoid a "red sector", the altitude change will result in only a 2,000 foot change in altitude, as opposed to the current 4,000 foot change. In areas of non-radar coverage, the additional available altitudes will obviously increase sector throughput.

Reduced Route Restrictions.  Because of the enhanced sector capacity and throughput, the number of route restrictions can be diminished.  This includes daily Traffic Management initiatives and routes contained in letters of agreement between ATC facilities.

Reduced Altitude Restrictions.  The current system requires altitude caps on some departing flights and early descents for some arriving flights.  DRVSM provides improved altitude flexibility and will reduce or eliminate many of these requirements.

## Increased Flexibility for Operators and Customers

In general, DRVSM will allow operators more flexibility in achieving optimum altitude and routing for increased efficiency. Some examples are:

The additional DRVSM altitudes will increase the number of options when aircraft are deviating during periods of adverse weather.

During adverse weather situations, the military is frequently denied the use of Military Operating Areas (MOAs) and Special Use Airspace (SUA) because of traffic congestion. With more altitudes available through DRVSM, these situations of denied or restricted usage should be significantly reduced.

Reroutes, or off-course vectors, for crossing traffic will be reduced due to the increased ability of controllers to vertically separate crossing traffic.

The NAS frequently experiences periods of enroute holding for congested airports, severe weather, saturated sectors, and so forth. During these events, holding is often backed up to other facilities because of the current limitation on available altitudes for enroute holding. This results in extensive delays as aircraft are held further and further from their destination. With additional altitudes, these impacted aircraft will be able to hold closer to their destination.

Increased likelihood of operating aircraft at or near optimum fuel consumption altitude.

Fuel savings due to 2,000-foot instead of 4,000-foot step climbs.

## Improved System Capacity

Enroute: While capacity increases may not be immediately recognized, the evolution of DRVSM with six additional altitudes, and the reduction in controller complexity, should eventually lead to an increase in capacity.  True increases in system capacity will be realized when the method for measuring capacity (Monitor Alert Parameters) is reevaluated, as discussed in a later section.

Terminal:  The NAS is experiencing growth issues with the reduction in turbo-prop aircraft and the increase of regional jet activity. While airport runway capacity is not directly affected by DRVSM, the ability to more adeptly ensure that capacity is realized could be enhanced by DRVSM. Treatment of jet traffic as one type of aircraft limits arrival and departure flows to single stream operations. This inherently increases delays and miles-in-trail (MIT) restrictions that must be provided. A single flow over a four-corner post operation can only provide a finite number of aircraft to the airport. This number may not be sufficient to meet the Airport Arrival Rate (AAR) published by the airport. Through further evaluation, a means of supplying the airport with sufficient numbers of aircraft may be enhanced through DRVSM; for example, parallel arrivals, and stratified dual feeds.

Also, volume constraints in high altitude sectors frequently require ground stops or miles-in-trail restrictions on departures.  With the implementation of DRVSM and the availability of additional altitudes, these departure delays will be reduced as controllers will have more options to reduce volume constraints.

## Benefits and Metrics

Several tools and methods to measure the benefits of DRVSM are under investigation by both the FAA and customers.  Current identifiable metrics using FAA data are the use of city-pairs, Filed versus Flown altitudes and routes, Time enroute using both filed Estimate Time Enroute (ETE) and Enhanced Traffic Management System (ETMS), Traffic Management Initiatives (TMI), reroutes, Letter Of Agreement (LOA) crossing altitudes, altitude occupancy, MIT restrictions, busiest sectors.  Metrics used by the customer include reroutes, block time, fuel burn, flown versus filed miles, delays and cancellations, and others.

While the customers will measure some of these items, the FAA will also measure the results.  The DRVSM WG recommends the use of the Performance Data Analysis and Reporting System (PDARS) tool for this purpose.  See Section III, 6 of this Plan for more details regarding the WG’s recommended metrics plan.

## Risks

There are risks that may reduce the potential benefits from DRVSM if not adequately mitigated.

The greatest risk to improved capacity is the potential increase in frequency congestion and sector saturation in the lower altitudes, as non-compliant aircraft that currently operate above FL290 will be forced into altitudes at FL280 and below. Also, there may be an increase in the number of MIT restrictions as aircraft that are currently spread out in the current structure (for example, DFW flights 20 MIT at FL310) may be stacked at several altitudes requiring expanded MITs to allow the sequencing controller space to blend the multiple altitudes.

Some other capacity questions that need to be monitored involve sector saturation and sector design.  Are there sectors where saturation will become more prevalent due to increased numbers of flights at more altitudes?  The related question is whether the current sector redesign in anticipation of DRVSM is correct.  If sectorization and sector impact assumptions are not correct, then the potential capacity benefits expected could be reduced.

Increases in enroute capacity will only result when the definition of enroute capacity is revised (that is, Monitor Alert Parameter; paragraph 17-17-1 of FAAO 7210.3).   Regular evaluations of MAP values should consider DRVSM impact.

# III.  DRVSM Action Plan

## Introduction

This Section of the document will describe major operational activities and opportunities that will be evaluated and pursued along with the introduction of DRVSM.  Each action area will be described, and potential objectives for the action area will be listed.

## 1.  Optimize Altitudes and Routes for Presently Restricted Flows

### Background

The altitude structure above FL290 has been limited by 50 percent of its capacity for the life of the jet age.  DRVSM will provide opportunities for re-optimizing the altitudes flown in two ways:

The actual en-route capacity for flights to occupy six new altitudes (even Flight Levels 300 to 400) will now be available.

New strategies for vertically separating crossing or conflicting enroute flows can be employed.

### TFM Opportunity

Presently there are multitudes of flows that are deliberately restricted vertically to reduce complexity and eliminate conflicts traffic with hard vertical limitations.   These restrictions in many cases will ease with the new availability of altitudes because they are obvious and simple; orderly changes will occur.   A general example is a westbound flight formerly restricted to FL310 by the hemispherical rule now may operate more optimally at FL320 and FL340 rather than waiting for FL350 in today’s environment.

Other changes are not as clear and spelled out to all stakeholders.  These will require removal of old restrictions that have evolved as coping mechanisms for volume and complexity.  These may include Preferred Departure Routes (PDR)/Preferred Departure and Arrival Routes (PDAR) and limited final altitudes for shorter flight crossing major flows of traffic.  A general example of this change is a STL-MSP flight issued a final altitude of FL280 due to conflictions with heavy volume flows into and out of ORD over the state of Iowa.  Even with the availability of the new DRVSM altitudes it may not be possible to cross the primary flow with the secondary flow across the full newly available spectrum of DRVSM altitudes.  However, selection and designation of a specific or singular optimal crossing altitude for the secondary flow will likely be achievable.  Perhaps in this example the STL - MSP flight could now operate at FL310 or FL330 but not FL350 or FL370.

### TFM Challenge

The challenge for TFM will be to re-think and eliminate previous practices or strategies about vertical separation of flows now rendered obsolete by the new DRVSM capacities.  Newly formed and modeled strategies must be proposed, tested, and implemented with care and anticipation of the consequences of these strategies in the new operating environment.

### Planned Benefit Objective

The benefit of these efforts by TFM will be an anticipated increase in the average of the Flight Level already identified as the primary benefit of DRVSM.  We believe these efforts could greatly increase the average Flight Level across the system where flights are presently restricted.

### Timeline and milestone schedule

Baseline snapshots of current altitude restrictions and average Flight Levels should be gathered nationally and for certain specific routes or areas.  These baselines can be compared to metrics gathered after the DRVSM implementation.

A post-implementation comparison might be made with the baseline whose creation is recommended in this plan.

In addition, anecdotal evidence or “storyboard benefits” should be solicited from NAS customers and operators.

### Responsible parties

FAA should collect baseline and post-implementation statistics regarding altitude assignments and complete a comparison of before and after DRVSM implementation.

Customers should also collect data regarding altitude preferences and assignments and should contribute storyboard benefit evidence as it becomes available.

## 2.  Re-Evaluate Mile-in-Trail Restrictions

### Background

Today's 2,000-foot separation requirement above FL290 makes for difficult circumstances for the enroute controller to accomplish mile-in-trail (MIT) restrictions.  For example, limited altitudes require excessive altitude changes, as well as excessive vectoring to meet MIT restrictions.

Of all the tools utilized by Traffic Management to mitigate enroute congestion, MIT restrictions are the most common and most costly to the NAS and customers alike. Use of MIT restrictions provides predictability and manageability to traffic flows through chronically congested sectors; they are not, however, without their consequences.  For example, MIT restrictions contribute to expanded block times, increased taxi times, and increased fuel burn for the customers.  MIT restrictions often contribute to airport gridlock and reportable delays in the NAS.

### TFM Opportunity

Studies have shown the major benefits to traffic managers and controllers to include, but not be limited to: (1) enhanced capacity; (2) reduced airspace complexity; (3) reduction in the effect of traffic converging at critical points; and (4) improved flexibility for peak traffic periods. These enhancements for air traffic control can subsequently lead to benefits for the customers, such as: (1) reduced delays; (2) time and fuel savings; and (3) reduced average flight times.

Further, implementation of DRVSM "has been shown to decrease controller workload."  As such, a reduction in workload will allow for a more "efficient utilization of airspace." These improvements in efficiency due to workload and complexity reductions are expected to provide another opportunity to fine tune Traffic Management’s use of MIT restrictions.  Quite simply, the implementation of DRVSM provides more altitudes for more flexibility to work existing situations, thus leading to the elimination or reduction of MIT restrictions.  Even if MITs remain the same, in some circumstances, "more sector throughput" will allow for less painful accomplishment of the MIT restriction.

In summary, enhanced efficiency could bring opportunities to possibly (1) eliminate some pre-existing routine MIT restrictions, and (2) reduce MIT requirements in some pre-existing routine restrictions.  Perhaps some of these described circumstances will remain unchanged, but, for the reasons provided above, this will still be an improvement for all because accomplishing the MITs will be much easier and thus reduce some of the costs associated with MIT restrictions.

### TFM Challenge

Two possible scenarios exist with MIT restrictions after DRVSM implementation:

- It is possible that MIT restrictions will be implemented in areas where they have never existed before, due to increased flight path usage associated with more available altitudes.

- It is possible that existing MIT circumstances could experience an increase in MIT spacing requirements.

Again, this is due to increased flight plan usage associated with more available altitudes. Nevertheless, the costs associated with these possibilities are much less in the post-DRVSM implementation world than in today's air traffic world.

The anticipated result of DRVSM implementation is that MIT restrictions, especially for sector saturation issues, will be reduced and in some cases eliminated.  Although this will be true in some instances, there will be an increase or new need for basic MIT restrictions for some other areas and sectors.  The rationale for this is that today with only three primary altitudes for westbound traffic (310, 350, and 390) and the predominant altitude being 350, there is an automatic separation built into the system without the need for restrictions. For example, aircraft at the same altitude must be handed off to the receiving controller with positive separation. Stacked aircraft are not a great issue due to the limitation of altitudes. Upon implementation of DRVSM, however, westbound traffic will be able to proceed at 300, 320, 340, 360, 380, and 400.

The increased numbers of altitudes may require that MIT be implemented to ensure that stacks do not overload and incapacitate a sector. On the positive side, MIT restrictions for specific airports and destinations will not 'bleed' over into other flows of traffic. Presently, due to the limited number of altitudes and routes, aircraft outside of airports requiring Traffic Management initiatives are often caught up in the spacing for these impacted airports and routes.

### Planned Benefit Objective

These MIT benefits and impacts will be monitored and measured across the NAS.

### Timeline and milestone schedule

Mile-in-trail restrictions should be monitored continually following implementation and a formal analysis of results should be made at a point six months following; that is, July 2005.

### Responsible parties

Each TMU and Facility NAR/HAR team should be tasked with pre-implementation and post-implementation data compilation.

## 3.  Reduce ATC Reroutes during Severe Weather

### Background

Enroute congestion during severe weather events results in reroutes and other traffic management initiatives (TMIs) to force aircraft around the weather and impacted sectors.  These reroutes have a second order impact that creates an additional ripple effect on adjacent sectors. Many reroutes are often tactical in nature, with little planning, and aircraft may be moved long distances off their preferred trajectories because of the limited availability of altitudes.  These reroutes result in increased fuel burn, increased time en route, diversions and missed passenger connections.  An additional impact caused by severe weather is that ground stops and ground delay programs may be implemented to prevent saturation at specific altitudes.

### TFM Opportunity

The additional altitudes with DRVSM will give controllers more options to clear more aircraft through their sectors at altitudes not impacted by weather.  For example, if the tops of an area are FL350, DRVSM provides three additional altitudes for aircraft to top the weather, and not have to be rerouted.  Also, sectors adjacent to the convective weather now have six additional altitudes to handle the deviating traffic as opposed to the constraints caused by the current limitation on altitudes.  Traffic Management Coordinators (TMCs) can then implement strategies maximizing throughput in these adjacent sectors and reduce the length, and number, of reroutes. With additional altitudes, ground stops and ground delays in support of Severe Weather Avoidance Procedures (SWAP) should also be reduced.

### TFM Challenge

While it is anticipated that one of the benefits of DRVSM will be a reduction of reroutes during adverse en route weather events, it will be very difficult to measure.  Each weather situation is unique and constantly changing.

In addition, diverse controller and pilot techniques will have an impact upon how effective the additional altitudes are utilized.  Old habits that have been ingrained for many decades will be slow to change.  Also, an increase in flexibility and tools available to traffic managers may lead to increased diversity of individual techniques causing less consistency in the system.  It is imperative that all facilities encourage the expansion of DRVSM opportunities, while maintaining system integrity.

Another issue to be addressed is the potential for sector saturation and frequency congestion caused by numerous aircraft being forced into the same altitude stratums.  Where these aircraft would normally be in different stratums or sectors, severe weather will force large volumes of aircraft over, under or around hazardous weather.

### Planned Benefit Objective

The number of flights requiring lengthy reroutes around severe weather can be significantly reduced. Benefits of this effort could be measured by the FAA tracking all TFM-initiated reroutes, and customers tracking block times.  Further case studies and anecdotal analysis of severe weather events in the 2005 timeframe may also provide useful measures of benefits.

### Timeline and milestone schedule

Specific severe weather events in the spring and summer of 2005 will be analyzed using PDARS, and compared to similar events of 2004.  Initially, filed versus flown times and miles should be compared with the results available by the fall of 2005.

In general, measurement of any improvement could be extremely difficult.  There are too many other variables that cannot be statistically isolated, and these severe weather events are therefore already very difficult to evaluate.

### Responsible parties

Systems Operations Quality Assurance Branch, and evaluations by all TMUs at the local level.

Storyboard evidence from customers and traffic managers may again be very valuable here as well.

## 4.  Evaluate MAP Criteria and FAA Order 7210.3

### Background

The Monitor Alert Parameter (MAP) Program is the only current method for measuring enroute sector capacity.  While these numbers are limited in their ability to reflect the actual limitations of workload, they are the primary tool used to measure and adjust the workload.  It is also the MAP sector number that is used to identify a constrained sector and dictate that TMIs will be implemented to control the volume.  This program is based mainly on average sector flying time and has been in existence for over 10 years without change.  With the anticipated reduction in sector complexity, this program needs to be adjusted to reflect the availability of six additional altitudes.

### TFM Opportunity

If the MAP values can be adjusted upward based on the availability of additional altitudes between FL 290 and 410, true system capacity increases will be recognized.  This may also lead to a reduction in TMIs resulting in improved system throughput.

### TFM Challenge

The implementation of DRVSM has the potential to reduce the complexity of airspace in significant ways.  Assuming a decrease in complexity will allow a corresponding increase in sector volume, the net effect is an increase in throughput and controller productivity.  The exact amount of adjustment in MAP values is dependent on an intense analysis of each sector’s reduced complexity.  Other factors need to be considered besides the current primary factor of "average sector flying time."

### Planned Benefit Objective

The benefits in the upward adjustment of MAP values will reflect a true increase in system capacity as most current TMIs are implemented based on MAP values.

### Timeline and milestone schedule

ARTCC Traffic Management Officers (TMOs) review MAP requirements and values, per FAA Order 7210.3, and adjust as necessary to reflect reduced sector complexity with additional altitudes by July 20, 2005.

### Responsible parties

ARTCC TMOs.

## 5.  Authorize Non-RVSM Compliant Aircraft in DRVSM Airspace

### Background

In accordance with the Final Rule, RVSM in Domestic United States Airspace, and FAA policy, accommodation of non-RVSM compliant aircraft operations in DRVSM airspace will be limited to the following authorized operators for whom they will be approved based upon traffic and safety considerations:

Lifeguard.  Air ambulance flights using a Lifeguard call sign as described in the Aeronautical Information Manual (AIM)

Department of Defense.  In accordance with the FAA/Department of Defense (DoD) Memorandum of Understanding, non-compliant military aircraft operations

Aircraft Certification and Development. After coordination and consultation provided for in Appendix G, Section 5, flights conducted for aircraft certification and development and customer acceptance purposes

Foreign State Aircraft.  Pre-coordinated, non-compliant foreign state aircraft

Non-compliant aircraft that are climbing through DRVSM flight levels without intermediate level off to operate above DRVSM airspace at FL 430 and above

### TFM Opportunity

Upon DRVSM implementation, the opportunity will exist to maximize utilization of domestic RVSM airspace by customers operating both DRVSM compliant and authorized non-compliant aircraft to the extent practicable based upon traffic and safety considerations.

### TFM Challenge

The TFM challenges associated with non-compliant aircraft operations in DRVSM airspace will be:

To maximize the number of approved operations in DRVSM airspace by authorized non-compliant aircraft while not unnecessarily or unduly impacting the operations of compliant aircraft, or compromising the overall operation of the NAS

To evaluate requests for accommodation by authorized non-compliant aircraft in a timely manner while providing accurate, sound recommendations regarding the granting or denying of specific accommodation requests

To effectively manage the coordination workload associated with evaluating and responding to requests for accommodation by non-compliant aircraft

The ability to track and log all requests and denials may be extremely difficult for “file and fly” military operations if they are handled strictly at the local sector and area level

### Military Operations Risks

In addition, the military has identified the following risks associated with authorized non-compliant aircraft operations in DRVSM airspace

High level of non-accommodation of DoD aircraft in DRVSM airspace can lead to unacceptable military mission degradation, changes in mission/training profiles and resulting mission/training deficiencies

High level of non-accommodation for any authorized non-compliant operator can lead to unacceptable increases in operating costs and impacts

High levels of requests for accommodation of non-compliant aircraft could create a large coordination burden

The airspace between FL220 and FL280 will have increased aircraft usage as civilian non-RVSM compliant aircraft attempt to fly at the most fuel efficient altitudes possible.  Also, non-compliant bomber, fighter, and training aircraft will increase their usage of these altitudes because they may or may not be accommodated by the FAA.  This can affect military operations in the following manner

- Altitude Reservation coordination and approval process may become more difficult and require more lead time

- Normal day-to-day aircraft operations between FL220 and FL280 may be affected due to increased traffic at these altitudes

- Air Refueling Operations may be affected due to increased aircraft in these altitudes

Projected increase in industry operations in DRVSM airspace may lead to an increased percentage of non-accommodation

The limited number of DoD aircraft requires the DoD operators to conduct multiple flights per day with each aircraft. To accomplish the multiple flights, within current contract maintenance work schedules, DoD “non-equipped” aircraft are required to fly during normal industry peak flight periods, which may result in a higher percentage of non-accommodation.  Adding hours to maintenance contracts or adding enroute stops on cross country flights will result in increased costs to the DoD

If pre-coordinated flights are not given any priority or guarantee, pilots will not only be required to plan flights for their primary and alternate destination (based on requested altitude) but also plan their flight based on non-DRVSM altitudes

### Planned Benefit Objectives

The benefit of a realistic, effective policy for non-compliant aircraft in DRVSM airspace will be the safe, efficient accommodation of the maximum number of authorized non-compliant aircraft operations.  This will afford non-compliant aircraft the potential to achieve some of the same benefits available to compliant aircraft, such as enhanced operating efficiencies through reduced airspace complexity and decreased flight delays.

An effective exception procedure will also provide for accommodation of “non-compliant U.S. military operation within RVSM airspace, considering the national security and defense responsibilities.”

The metrics for this objective are:

The number of approved requests for non-RVSM compliant aircraft to operate in DRVSM airspace, as a percentage of the number of total requests

The number of approved operations that are allowed to complete their entire desired flight profile within DRVSM airspace, versus aircraft forced out of DRVSM airspace (due to traffic or safety considerations) prior to their planned exit from the airspace

### Timeline and milestone schedule

Procedures for handling non-DRVSM aircraft in DRVSM airspace have been completed.

Coordination procedures for handling non-RVSM equipped aircraft in DRVSM airspace will be reevaluated 90 days after DRVSM implementation.

### Responsible party

FAA based upon the approved procedures recommended by the TFM Users Team.

## 6.  Provide Plan to Capture DRVSM Metrics

### Background

During initial discussions within the DRVSM Work Group, industry representatives added the fourth task to the Work Group’s original directives (see pg. 2, CDM DRVSM WG Goals).  That task required that the WG develop a TFM plan “to de-conflict primary and secondary traffic flows to increase efficiency and maximize en-route flexibility.”  The plan must provide data analysis that confirms or refutes the perceived benefits of RVSM.

During subsequent meetings, the WG considered many of the conventional tools and techniques utilized to measure airline and ATC efficiency.  Most were deemed inappropriate, or too difficult, and there was no single source capability.  The WG struggled with the metrics requirement for several months.

Concurrently, the WG was faced with estimating the number of potential non-approved RVSM operations in RVSM airspace, the impact of those operations at the sector level, as well as local and national coordination requirements in support of non-approved operations.  The WG eventually utilized PDARS (Performance Data Analysis and Reporting System) to gather this information.  The data on non-approved operations became a very important WG product.  When the WG received the data provided by PDARS on the number of non-approved operations, they also received a demonstration on using PDARS to measure the benefits of RVSM.  At this point, the group recognized the value of PDARS as a potential measure of DRVSM benefits and impacts.  PDARS was designed for this type of analysis.

#### PDARS Background and Architecture:

PDARS is a joint FAA/ NASA program that captures Host and ARTS data.  The objective of PDARS is to collect and process local data and provide measures for traffic at individual facilities through a system wide Internet Protocol (IP) based network.  The PDARS Local Area Network captures Common Message Set data from all domestic Host Computers and also from selected ARTS facilities.

The PDARS architecture consists of a database (DB) layer (utilizing flat files as well as an Oracle DB), on top of which sits the PDARS application, on top of which sits the graphic user interface (Excel and Graphical Airspace Design Environment (GRADE)).  The central DB site is located at ATAC, Inc. in California.  Data is processed locally, but batched for reports each morning.  Security is ensured with appropriate Security Certification and Authorization Packages.  PDARS’ ease in switching back and forth between counts and graphics is very powerful and a very intuitive help for traffic managers used to looking at visual depictions. Since October, 2004, PDARS has been able to capture data on all Center flights at any point in time.  Data and charts can be pulled easily into other Office products for reports, documents, and presentations.

#### PDARS Measurements:

PDARS captures data recorded for user-defined events and segments.  Data is obtained by tapping directly into the FAA’s Host or ARTS systems.  PDARS can measure common metrics in areas such as throughput, efficiency, safety, and predictability.  PDARS produces Excel-based reports that permit drill down capability to the data elements and events that are folded into the report.  Through the graphic tool, GRADE, PDARS has a three dimensional plan view and altitude profile capabilities for demonstrating radar tracks, and has the ability to shape and reorient these graphics for increased perception.  A list of the most popular, readily available “canned” reports is available and can be provided.  Additional “customized” reports can be developed if needed.  See Appendix C for an example of a PDARS Excel report.  In addition, PDARS can combine flight history reported by adjacent facilities to prepare graphic and “drill-down” table based performance histories of the end-to-end flight.  This may aid in the post-flight analysis of air traffic and Traffic Management actions with respect to a particular flight.

### TFM Opportunity

PDARS is a well-established program that has a proven track record of providing quality analysis of various NAS components.  These analyses include noise abatement, SUA utilization, final approach stability, daily event analysis, system impact analysis, RVSM stratification data, and the impact of non-approved operations in RVSM airspace.

A customized daily DRVSM report provided by PDARS will provide decision-makers at local and national levels with a set of comprehensive measurements that will capture the benefits of RVSM airspace as well as day-to-day ATC operations.

### Potential DRVSM Analysis Capabilities

There are two major categories of benefits associated with DRVSM:

Fuel savings as a result of flying closer to optimum altitudes, and

Added operational flexibility for air traffic management

The measurable quantities produced by PDARS that support an analysis of altitude utilization and sector efficiency include:

Full 3-D animation capability

Customized Excel reports with the following:

  - Charts and Graphs

  - Number of operations – quantified by aircraft identification (ACID), Type of operation, classification

  - Altitude distributions, number and percent for each altitude

  - Total flight time in sector

  - Average flight time in sector

  - Total distance flown through sector

  - Average distance flown in each sector

  - Average speed

  - MAP values

  - Average throughput per hour for any given period

  - Maximum throughput per hour

  - Maximum instant count

  - Average instant count

  - Number of operations within altitude strata  - particular emphasis on military, general aviation (GA), before and after implementation, with specific numbers of non-approved operations

Potential longer-term integration needs for PDARS to show the benefits likely to be realized for DRVSM and other programs include:

PDARS integration with National Traffic Management Log (NTML) to capture restrictions and miles in trail information to go along with traffic pictures

PDARS integration with ETMS to provide sector related measures showing planned or actual DRVSM exceptions on TSD to actual sector counts

PDARS integration with national weather data used for sector design analysis to show flow or “What if” analysis

### The Challenge

A clear, comprehensive, planned metrics program is necessary for NAS stakeholders to know whether they have achieved DRVSM objectives.  Currently, there does not appear to be a unified, system-wide DRVSM metrics plan in place.

### Planned Benefits

Measurements of NAS operations before and after DRVSM will be tracked to check for planned DRVSM benefits such as:

Fuel savings as a result of flying closer to optimum altitudes

Added operational flexibility for air traffic management

Non-compliant operations

Measurements of NAS operations for DRVSM must consider the following factors to monitor potential DRVSM benefits:

Measures will be sector specific.

High altitude sector data will be consolidated to show changes in both Center and entire NAS operations

Economic values applied to the data can be defined by the proper authority

The data collection will be continuous

The Sample used to demonstrate benefits and impacts can be defined by proper authority

See Appendix D for an example of a customized PDARS report

#### PDARS Reports:

PDARS-collected data contains many elements that can be used to measure the performance of the enroute system.  Daily DRVSM reports will provide information to both FAA facility and national offices regarding:

The fundamental elements of air travel – time, distance, speed, and altitude

The recognized indicators of sector throughput – counts per hour, maximum throughput, and MAP

The Daily RVSM Report will provide consistent across-the-board analysis for all sectors and centers.  For the first time, daily analysis of miles flown in en route airspace and total time flown in en route airspace, as well as specific altitude information, will be available to PDARS users.  Dollar values can be attached to many of these quantities; for example, distance flown, time flown, and fuel burn at higher altitudes.

Reports with most of the relevant data already exist; it is an easy matter to combine data and design and produce one report for all centers.

#### PDARS Report Design Capabilities:

Each individual center sector can be quantified as per data provided above.

Summary data for all sectors and each facility is also available.

Separate analysis for high and low sectors is available although RVSM impact on low stratum is probably minimal.  PDARS provides the capability to split high altitude data out, which will save processing time and space.  The DRVSM reports will provide a way to analyze the benefits of HAR and any other sector re-design activities.

Baseline and subsequent data can be matched to restriction data.

Report data can be made available to customers.

Drill down capability for extended route segments is available to include for example, ‘city-pairs’ analysis, specific flight info, and non-compliant operations.

Multiple center data can be combined.

All center values can be combined to present a national perspective.

### Timelines and Milestones

The steps to lead to an effective metrics program would include the following:

PDARS has been installed in all enroute facilities.  Baseline data exists for all facilities from July 2004 for all facilities except ZDC, ZNY & ZBW.  NAS-wide baseline data is available since November 2004.

Identify normal days in the NAS as baseline days.  If installation is late, use available data to demonstrate benefits.

TMOs identify specific sectors where value added gains are possible.

Establish DRVSM daily report format with ATAC, Inc., the FAA’s contract producer of PDARS.

ATAC provides independent report on principal benefits; that is, altitude utilization, throughput, and non-approved ops.

TMOs provide specific reports on value added benefits for specific sectors.

### Recommendation

The DRVSM WG recommendations regarding DRVSM metrics include the following:

- Identify an office of system capacity to establish the DRVSM analysis needs.

- The office of system capacity, PDARS office, will task ATAC to:

Develop a customized RVSM report, with instructions for use, based on the WG’s defined metrics

Provide a customized RVSM report to all centers at least one month prior to RVSM implementation

One month after RVSM implementation, conduct a one-day analysis of all high altitude sectors comparing pre- and post-DRVSM implementation data against the following metrics

  - Altitude utilization

  - Average distance flown

  - Average time in sector

  - Non-approved operations

Analyze this data set as follows:

  - Check for difficulty and problems.

  - Adjust analysis process as necessary

  - Set sample size for primary analysis

  - Apply dollar values to distance and time data

  - Estimate dollar value of fuel burn savings

  - Determine impact on non-approved aircraft

Following initial analysis, conduct an analysis of all high altitude sectors comparing pre- and post-RVSM implementation data against the metrics provided above based on determined sample size

Submit findings as per tasking direction

Six months to one year after RVSM implementation, conduct an analysis of all high altitude sectors comparing pre- and post-RVSM implementation data using the previous metrics plus sector throughput analysis using the following metrics:

  - Average count per hour

  - Maximum count per hour

  - Maximum instant count compared to MAP

  - MAP changes

- Submit findings as per tasking direction

- One month to six months after RVSM implementation, TMOs analyze specific sectors for evidence of benefits using customized RVSM report.

Submit findings as per tasking direction

- Analyze City Pair data available on request for:

Filed altitude versus altitude flown

Average distance flown

Average time en route

### Responsible Parties

FAA identify and establish an office to set up the DRVSM analysis needs.

TMOs and ATAC, Inc., through the Office of Performance Analysis, ATO-P, will support the assigned office to develop the specific analysis plan.

# IV.  Collaboration with National Airspace Redesign (NAR)

The redesign of national airspace is an ongoing activity for the FAA.  The introduction of additional altitudes between FL290 and FL410 will obviously have an effect on NAR design plans.  The NAR and DRVSM programs will have a strong interaction at many points.  The maximization of benefits from DRVSM will depend in the long run on optimization of airspace design to take advantage of the new altitudes available.  This section describes some of the collaboration and interaction requirements between the two programs.

## 1.  Full Integration of DRVSM into National Airspace Design

### Background

Current Airspace redesign efforts have included a complete review of the required airspace changes by each affected facility [intra and inter facility] within the en route stratum as related to the implementation of DRVSM.  All required changes are currently being implemented under the direction of the High Altitude Redesign (HAR) Program Office.

### TFM Opportunity

The post-implementation of DRVSM offers the opportunity to identify new areas and procedures that can produce as yet unidentified benefits as well as changes to the airspace design required to facilitate increased efficiency of traffic flows in response to the specific recommendations included in the “DRVSM TFM Action Plan” section of this report.

### TFM Challenge

The initial challenge for the DRVSM program will be the implementation itself.  This will likely be a full time activity for several months following the start-up date of January 20, 2005.  Therefore, the initial coordination and integration between DRVSM and NAR will be somewhat limited to allow full implementation and understanding of DRVSM procedures before complicating the procedures with airspace redesign.  The delay of further integration actions will also allow some time for feedback regarding exactly what airspace optimizations may be necessary or helpful for best results with DRVSM.

### Planned Benefit Objective

The recommended post-implementation airspace review has been identified as the vehicle that will allow basic high altitude stratum airspace changes as well as the integration of specific HAR initiatives.  The resulting restructuring of the airspace should produce both capacity and efficiency benefits.

### Timeline and milestone schedule

In conjunction with the results of the DRVSM Post Implementation Action items as listed in the “Checklist” which was produced by the workgroup, the post-implementation review should address short term issues that exist on July 20, 2005 and mid to long term issues after that date.

### Responsible Party

Director of Systems Operations and Safety

## 2.  Re-Analysis and Re-Negotiation of LOAs / MOUs

### Background

The NAS contains an extensive array of restrictions that are determined due to the coordination required between the different air traffic facilities that comprise the operational structure.  These required operational limitations are mostly embodied in the LOAs and MOUs written between the adjoining facilities.  The HAR office recently completed a review of these agreements in preparation for and as a result of the airspace changes made for implementation of DRVSM.

### TFM Opportunity

Once the DRVSM implementation is under way, it is anticipated that different and possibly less restrictions will be necessary in order to maintain efficient traffic flows and the required coordination between the various air traffic facilities.  This opportunity to reduce controller workload and to adjust or remove unnecessary or outdated restrictions should be utilized as well as the opening to advise the NAS customers of the changes that impact their planning and real time operations, and the challenge to TFM to address new and more effective ways to manage traffic flows.

### TFM Challenge

The DRVSM WG recommends a review of existing LOAs and MOUs, and the publication in advance of the new agreements (or the re-publication of existing agreements) in an easily accessible database to help with updates to individual flight planning systems.  This recommendation is aimed at achieving the available benefits of reduced controller workload, adjustment and removal of restrictions to enhance efficient traffic flows, and identification of innovative and more effective methods through Traffic Management of maximizing the new altitude capabilities.

### Timeline and milestone schedule

Again, as above, in conjunction with the results of the DRVSM Post Implementation Action items as listed in the “Checklist” the post-implementation review should address short term issues at July 20, 2005 and a full review with completion being the establishment of the publication database should start after that date and terminate within one year.

Also, any new or changed LOAs/MOUs must be published well in advance of January 20, 2005 to allow operational changes and flight planning system adjustments prior to the implementation date.

### Responsible Party

Director of Systems Operations and Safety

## 3.  Re-Alignment of Sector Boundaries, Stratums and Shelves

### Background

This item might rightfully fall within the near-term conditions of the first item in this section.  Again this initially was accomplished during the HAR airspace review and redesign associated with the preparation for the implementation of DRVSM.  Also, this activity is included within the second item of this section as the resulting changes that impact adjoining facilities are addressed in LOAs and MOUs.

### TFM Opportunity

Changes to boundaries and stratums were made according to DRVSM information and research summarized in various studies by The Mitre Corporation and others.  LOAs and MOUs have been modified accordingly.

Follow-up analyses should be undertaken during 2005 to ensure the correct sector adjustments have been made.

### TFM Challenge

Sector adjustments were made on the best information and assumptions available prior to DRVSM implementation.  There is a risk that some sector stratifications are incorrect, which could reduce the attainable DRVSM benefits for either customers or the FAA.  Therefore, once feedback is obtained from actual implementation flows and behaviors, new adjustments should be made as necessary to obtain maximum benefits possible.

### Planned Benefit Objective

Some of the planned benefits have already been discussed and include such things as: increased high altitude capacity, reduced controller vectoring, more flown-as-filed trajectories, reduced structured routings, flexibility during severe weather, and others.

### Timeline and milestone schedule

As noted under the Background section above, this recommendation would be limited to the near-term time constraints as it addresses specific airspace changes within and adjacent to the DRVSM altitude structure.

Therefore, an initial reevaluation of sector designs should be scheduled to begin before July 20, 2005.  A second evaluation should be undertaken by the end of calendar year 2005 to determine if any further possible adjustments are desirable based on additional feedback and experience.

### Responsible Party

Director of Systems Operations and Safety

## 4.  Improved Capacity for Airborne Holding

### Background

In the present NAS, sector capacities and complexities limit the amount of safe and acceptable volume of airborne holding.  Subsequently, the efficient stop and re-start of traffic flows and the ability for the system to absorb certain anomalies, as it was originally designed, is hindered to the point of causing significant ripple impacts. These ripple effects can negatively impact the system to a much greater degree than the initial situation normally justifies.

### TFM Opportunity

With the addition of new en route altitudes as a result of DRVSM implementation, the opportunity exists to design additional and more flexible holding patterns.  This would address the current requirements of the NAS in accommodating unplanned air traffic control situations and limiting the down line negative impacts to the entire NAS.

### TFM Challenge

As new holding patterns are developed, Traffic Management needs to incorporate procedures that would enhance flow throughput and determine flow capacities that would be increased with the proper utilization of these new holding patterns.  Additionally, the new holding pattern capacities should be determined in order to identify limits that would allow for other Traffic Management Initiatives to be utilized when the holding patterns are being employed.

### Planned Benefit Objective

The recommendation to design and develop new high altitude holding patterns is focused at allowing en route holding in a significantly greater number of areas.  The intent is to thus allow the individual controller to utilize the holding procedure while limiting the impact to traffic flows that are not directly involved in the immediate situation.  The resulting preservation of efficient traffic flows outside of the immediately impacted aircraft would contribute to overall NAS efficiency.  Additionally, this will allow for a safer operation within a sector where defined holding is available at multiple altitudes that does not cause an avoidable stoppage of traffic based upon controller workload constraints.

### Timeline and Milestone Schedule

This recommendation is a mid to far term issue.  Although the benefits should be easily attainable, the development and design of hold patterns, especially the determination of specific geographical positioning, will involve a significant combined effort nationally and locally.  The schedule for this would be suggested to start at the completion of the re-alignment of sector boundaries, stratums, and shelves recommended above in item number 3.  Once begun, this effort should be complete within 24 months.

### Responsible Party

Director of Systems Operations and Safety

## 5.  DRVSM - NAR/HAR Integration Summary

Due to the amount and depth of the recommendations in this section, all of which concern airspace and involve the NAR/HAR programs, the development of a “DRVSM” office or program within those groups that continues beyond DRVSM implementation should be considered.  This would facilitate completion of the recommendations, as detailed above, as well as the achievement of the proposed benefits as determined by the workgroup.

# V.  Summary

This plan identifies and explores the opportunities to realize benefits from the thoughtful stewardship of the six additional flights levels that will be afforded by Reduced Vertical Separation Minimum introduction in North America and its adjacent airspace.  These benefits will not occur without a focused effort to achieve them.  Instead, they will result from identifying and stating the benefits sought as goals, identifying strategies to achieve those benefits and overcome obstacles, assessing and mitigating unacceptable risks, measuring the success in achievement of those goals, and then fine tuning the process to increase the benefits attained.

# VI.  Appendices

## Appendix A:  Glossary

| Abbreviation | Definition |
| --- | --- |
| ARTCC | Air Route Traffic Control Center |
| ATCSCC | Air Traffic Control Systems Command Center |
| CDM | Collaborative Decision Making |
| CDR | Coded Departure Route |
| CONUS | Continental United States |
| DFW | Dallas-Fort Worth Airport |
| DoD | Department of Defense |
| DRVSM | Domestic Reduced Vertical Separation Minimum |
| ER-4 | En Route Congestion initiative #4 (Reduced Vertical Separation) in the OEP |
| GRADE | Graphical Airspace Design Environment |
| FAA | Federal Aviation Administration |
| FIR | Flight Information Region |
| FL | Flight Level |
| HAR | High Altitude Redesign |
| LOA | Letter of Agreement |
| MAP | Monitor Alert Parameter |
| MIT | Miles In trail |
| MOA | Memorandum of Agreement |
| MOU | Memorandum of Understanding |
| MSP | Minneapolis-Saint Paul Airport |
| NAR | National Airspace Redesign |
| NAS | National Airspace System |
| OEP | Operational Evolution Plan (FAA’s ongoing 10-year plan for capacity and efficiency in the NAS) |
| ORD | O’Hare Airport (Chicago) |
| PDAR | Preferred Departure and Arrival Route |
| PDARS | Performance Data Analysis and Reporting System |
| PDR | Preferred Departure Route |
| PREF | Preferred Route |
| RVSM | Reduced Vertical Separation Minimum |
| STL | Saint Louis Airport |
| SUA | Special Use Airspace |
| SWAP | Severe Weather Avoidance Plan |
| TFM | Traffic Flow Management |
| TMC | Traffic Management Coordinator |
| TMI | Traffic Management Initiative |
| TMO | Traffic Management Officer |
| TMU | Traffic Management Unit |
| TUT | Traffic Flow Management Users Team |
| WG | Work Group |

## Appendix B:  Related Documents

FAA Order 7210.3, Facility Operation and Administration, Part 5. Traffic Management System,  Chapter 17. Traffic Management National, Center, and Terminal

Reduced Vertical Separation Minimum in the Domestic United States Airspace; Final Rule.  Federal Register / Vol. 68, No. 207 / Monday, October 27, 2003 / Rules and Regulations.  [Sometimes abbreviated as Final Rule in this document.]

FAA Operational Evolution Plan.  En Route Congestion; ER-4: Reduced Vertical Separation.  [Sometimes abbreviated as ER-4 in this document.]

Nav Canada SDRVSM Implementation Plan, Version 3.1, 02/25/04.

## Appendix C: PDARS Sample Excel Report

## Appendix D: PDARS Sample Custom Report

# Footnotes

In late 1999, the FAA and President of Air Transport Association, agreed to a collaborative effort to mitigate air transportation delays anticipated in the spring of 2000.  The group created, called S2K, has been continued since then.

A Sector in which the ETMS assigned monitor alert parameter (MAP) is exceeded or predicted to be exceeded.

See European RVSM flight level occupancy results summarized in Appendix G of NAV Canada’s “SDRVSM Implementation Plan.

That is, potential capacity, based on the assumption that vertical separation standards above FL290 could be reduced to those that apply to operations at or below FL290.

Reduced Vertical Separation Minimum in the Domestic United States Airspace; Final Rule; Federal Register / Vol. 68, No. 207 / Monday, October 27, 2003 / Rules and Regulations

Ibid, and NAS Operational Evolution Plan, ER-4.

Ibid.

Ibid.

Ibid.

Ibid.

Memorandum of Understanding between the DoD and FAA dated December 12, 2001

See the Traffic Management Officer Checklist, which will be finalized and posted prior to implementation.

Ibid.

# Text boxes

GUI

Excel + GRADE

PDARS APPLICATION

DATA BASE

Flat Files + Oracle