MID-ATLANTIC EXPRESS LLC

MID-ATLANTIC EXPRESS PIPELINE PROJECT

Horizontal Directional Drill Monitoring and Contingency Plan

January 2007

TABLE OF CONTENTS

Page

I.	introduction	1

1.01	Purpose and Scope	1

II.	hdd installation process AND segment alignments	3

2.01	HDD Installation Process	3

2.02	HDD Segment Alignments	8

A.	Mid-Atlantic Express Pipeline Route	8

B.	Proposed HDD Locations	9

III.	HDD Monitoring program	14

3.01	General	14

3.02	Monitoring Responsibilities of the Environmental Inspectors	14

3.03	Monitoring of HDD Segments	14

IV.	contingency PLAN and Corrective Actions	16

4.01	General	16

4.02	Drilling Fluid Releases	17

A.	HDD Land Segments	17

4.03	Equipment Failure	17

V.	Abandonment	19

VI.	Notification and Reporting Procedures	20

6.01	Notifications	20

6.02	Reporting	20

ATTACHMENTS

Attachment A – Proposed Susquehanna HDD Crossing Layout

Attachment B – Proposed Back River HDD Crossing Layout

# introduction

## Purpose and Scope

AES Sparrows Point LNG, LLC (Sparrows Point LNG) proposes to construct, own, and operate a new liquefied natural gas (LNG) import, storage, and regasification terminal (LNG Terminal) at the Sparrows Point Industrial Complex situated on the Sparrows Point peninsula east of the Port of Baltimore in Maryland.  LNG will be delivered to the LNG Terminal via LNG marine traffic, offloaded from these ships to shoreside storage tanks, regasified on the LNG Terminal site (Terminal Site), and transported to consumers via pipeline.  The LNG Terminal will have a regasification capacity of 1.5 billion standard cubic feet of natural gas per day (bscfd), with potential to expand to 2.25 bscfd.  Regasified natural gas will be delivered to markets in the Mid-Atlantic Region and northern portions of the South Atlantic Region, through an approximately 88-mile, 30-inch outside diameter natural gas pipeline (Pipeline) to be constructed and operated by Mid-Atlantic Express, LLC (Mid-Atlantic Express).  The Pipeline will extend from the LNG Terminal to interconnections with existing natural gas pipeline systems near Eagle, Pennsylvania.  Together, the LNG Terminal and Pipeline projects are referred to as the Sparrows Point Project or Project.  Both Sparrows Point LNG and Mid-Atlantic Express (hereinafter collectively referred to as AES) are subsidiaries of The AES Corporation.

The Project footprint is located in the counties of Baltimore, Harford and Cecil in Maryland, and in the counties of Lancaster and Chester in Pennsylvania.  The Terminal Site, which is located entirely within Baltimore County, is a parcel located within a former shipyard.  The route proposed for the Pipeline (Pipeline Route), which crosses all of the listed counties, includes industrial, commercial, agricultural, and residential lands.  Together, the Terminal Site and the Pipeline Route comprise the Project Area.

The pipeline will cross 177 water bodies as identified during field reconnaissance, including perennial, intermittent and ephemeral streams, using one of the crossing methods described in Resource Report 2, Water Use and Quality.  The crossing method selected will be the method that provides the least disturbance and most expedient crossing to minimize overall impact.  Crossing methods for each of the water bodies are indicated on Table 2.4-1 of Resource Report 2, Water Use and Quality.

Specific crossings are planned as horizontal directional drill (HDD) crossings; however, specific geotechnical design investigations and engineering reviews are needed to assess feasibility of such HDD crossings.  In addition, the National Marine Fisheries Service has requested evaluation of HDD crossing at limited additional locations (e.g., Gunpowder Falls, Deer Creek, and the Octoraro River).  The investigations of Back River and the Susquehanna, as well as evaluation of HDD crossing at the remaining locations, are further described below.

The HDD technique is an established trenchless technology that is commonly used to install pipelines and other buried utilities with minimum environmental and construction-related impacts.  This HDD Monitoring and Contingency Plan establishes specific procedures for monitoring HDD operations in order to minimize potential environmental impacts, such as impacts from unexpected releases of drilling fluid (bentonite slurry) for various waterbody and land crossings during construction of the Project.

This HDD Monitoring and Contingency Plan includes a description of the following:

- HDD Overview;

- Monitoring;

- Contingency Plan and Corrective Actions;

- Abandonment;

- Notification procedures.

# hdd installation process AND segment alignments

## HDD Installation Process

HDD involves drilling a continuous borehole beneath surface obstacles, and then pulling pipeline or other utility components through the underground borehole, leaving the surface undisturbed.  HDD construction methods generally includes three stages:  pilot hole directional drill, reaming of the pilot hole and pull back of the pipe materials through the reamed drill hole.   The HDD installation design will be included in the Project design.  Site specific conditions for each HDD segment will be incorporated from the geotechnical design investigation program.

The HDD pilot hole directional control is achieved by using a non-rotating drill string with an asymmetrical leading edge.  Figure 2-1 presents the typical pilot hole drilling process.  The asymmetry of the edge creates a steering bias, while the non-rotating aspect of the drill string allows the steering bias to be held in a specific position during advancement.  If a directional heading change is required, the drill string is rotated such that the direction of the steering bias is the same as the desired directional change.  The direction of this bias is referred to as the tool face.  Advancement in a straight direction without directional bias is achieved by a series of offsetting tool face positions.  The drill string may also be continually rotated where directional bias is not required.  Leading edge asymmetry can be accomplished by several methods, such as an angular offset built into the tool face.

Figure 2-1

Typical Pilot Hole Drilling

Other equipment or techniques utilized for creating directional control during HDD include jetting head (commonly utilized in soft soils) or downhole motors.  The HDD directional control for other methods is generally the same as using an asymmetrical leading edge tool face with a non-rotating drill string.  Control of the steering bias for the HDD equipment is performed by adjustments (rotation) of the drill string.  In some instances, a wash pipe may be utilized, rotating concentrically over the non-rotating drill string.  A wash pipe prevents sticking of the steerable string, allows the tool face to be oriented freely and allows stabilization of the pilot hole in case it becomes necessary to remove the drill string.

The path of the HDD pilot hole is monitored during drilling by collecting periodic measurements of the inclination and azimuth of the leading edge.  These measurements are collected with an instrument probe inserted at the drill collar, as close as possible to the tool face, and connected to surface monitoring equipment by a wire within the drill string (the combination of the tool face, mud motor, survey probe, non-magnetic collar and other leading edge equipment is referred to as the bottom hole assembly).  These readings and calculated linear measurements of the drill string are utilized to calculate the horizontal and vertical coordinates along the pilot hole.  Azimuth readings are collected from the earth’s magnetic field and may be subject to interference from downhole drill tools, drill string pipe, wash pipe or magnetic fields created by adjacent structures.  Therefore, the probe must be inserted in a non-magnetic collar and positioned in the drill string to isolate from downhole tools and pipe.

Additionally, the pilot hole may be monitored using a surface monitoring system.  Surface monitoring systems determine the location of probe downhole by collecting measurements from a grid or points at the surface.  These systems utilize a surface coil of known location to induce a magnetic field.  Measurements are collected from the surface as the probe senses its location relative to the induced magnetic field.

The pilot hole is reamed to larger diameter using reaming tools, which typically consist of a circular array of cutters and drilling fluid jets, as shown in Figure 2-2.  Reaming may be performed by attaching a reaming tool to the drill string at the exit location and drawing the tools back to the drill rig.  Drill pipe is added behind the pre-reaming tools to ensure a string of pipe is always maintained in the drill hole.  Reaming may also be performed from the drill entry point, thrusting the reaming tools from the drill rig towards the exit point.

Figure 2-2

Typical Reaming Process

Upon completion of reaming the drill hole to necessary diameter, pipe installation is accomplished by attaching prefabricated pipeline materials behind the reaming assembly at the drill exit location and pulling the assembly back through the drilled hole.  A swivel is utilized to connect the pull pipe section to the reaming assembly to minimize torsion transmitted to the pipe as shown in Figure 2-3.

Figure 2-3

Typical Pullback Process

The drill cuttings generated from the drilling operations will be stockpiled in water-tight containers at locations in the uplands in a manner that prevents their release into the water or surrounding area.  At the completion of the drilling operations, remaining materials shall be dried at an upland location either on-site or off-site, and then transported to an authorized upland landfill for disposal.  No discharge of water or drill cuttings to waters of the State will be allowed during stock piling, drying, and transportation. Copies of the authorized landfill disposal receipts will be submitted to FERC and local regulatory agencies, as required.

The method can have other off-setting impacts at the construction area around the feature being crossed.  However, these off-setting impacts are typically temporary.  During HDD operations, fluid pressures can build up within the borehole, potentially resulting in hydraulic fracturing and subsequent migration of drilling fluids to the surface defined as “frac-out”.  Potential off-setting impacts include the greater area required for set-up and operations at both ends of the drill hole; the round-the-clock operation of the drill rig during construction of the crossing and associated noise; and the potential for frac-out of the drilling fluid.  The two primary factors affecting hydraulic fracturing in soil are borehole pressure and depth of cover. When the pressure in the borehole exceeds the strength of the surrounding strata, a potential frac-out condition occurs.  Based on these potential off-setting factors, the use of HDD for these specific crossings will continue to be evaluated against possible other crossing techniques.

Prior to the final design of the plan and profile drawings and the start of construction, soil core samples will be taken on both sides of the crossing and selected locations along the crossing to evaluate rock, sand, or soil conditions. Following the analysis of the subsurface conditions, the drill site will be surveyed to determine and stake the drilling entrance and exit points.  A final drill plan and profile drawing will then be generated to accurately define the operation.  The profile drawing will establish the entrance and exit angles, the maximum depth of the pipe, and the minimum radius of curvature to avoid overstressing the pipe, and the length of the pull.

During the drilling, reaming, and pullback process, the contractor will maintain control of the drilling mud to make sure that no drilling mud enters the waterbody, any tributaries, or stream beds. The contractor will provide all onsite materials and equipment required to contain and clean up drilling mud releases and will have full time qualified personnel on site cleanup any accidental releases of drilling mud as further described in Section V.  Additionally, in order to avoid spills of fuels, lubricants and other materials the construction contractor will operate in accordance with the MAE Spill Prevention Control and Countermeasures Plan.  Restoration and Revegetation will be conducted in accordance with the MAE Environmental Construction Plan.  These documents are included as Appendix 2C and Appendix 2A, respectively, of Resource Report 2, Water Use and Quality.

The drill rig side will typically require a workspace of approximately 150 ft. x 150 ft and will contain the following equipment as shown in Figure 2-4:

- Drilling rig unit

- Power generation unit

- Drilling pipe storage

- Water pump and water piping

- Bentonite storage

- Slurry mixing tank

- Slurry pump

- Drill cuttings separation equipment

- Entry point slurry containment pit

- Cuttings settlement pit

- Offices and storage

A work space of approximately 150ft. x 150 ft. is typically necessary at the exit point for the equipment listed below:

- Cuttings settlement pit

- Exit point slurry containment pit

- Drill pipe storage

- Miscellaneous equipment and storage

An additional work space of 50 ft. wide x the lengths of each pipe section is required for the following:

- 30” pipe sections)

- Pipe rollers

Figure 2-4

Typical HDD Entry Site Layout

The pipe size to be installed in the bore is 30” OD. The pipe will have FBE fusion bond epoxy (FBE) coating, DFT 20 mil. Because of the potential exposure to solid rock, the pipe will have an additional coating of epoxy based polymer concrete as required, DFT 40 mils thickness. Girth welds at field joints will be coated with FBE powder, minimum 25 mil thickness.

## HDD Segment Alignments

### Mid-Atlantic Express Pipeline Route

The Pipeline will extend from the LNG Terminal to proposed interconnections with the existing Columbia Gas Transmission Corporation (“Columbia”), Transcontinental Gas Pipe Line Corporation (“Transco”) and Texas Eastern Transmission Corporation (“TETCO”) interstate pipeline systems near Eagle, Pennsylvania.  The proposed Pipeline Route generally parallels existing ROW for highways, overhead electric transmission lines and pipelines.  More specifically it:

- Exits the former Sparrows Point Shipyard and steel mill property, north to northeast, for approximately 2 miles (MP 0.0 to 2.0);

- Follows Route I-695 with the exception of minor divergences (to avoid interchanges) north and northwest for approximately 6 miles (MP 2.0 to 8.0);

- Near the Back Creek crossing, turns north to northeast and follows a BG&E overhead transmission corridor for approximately 24.5 miles (MP 8.0 to 32.5); and

- At an intersection with the right-of-way for an existing Columbia pipeline, turns northeast and generally parallels the existing pipeline corridor for approximately 54 miles (MP 32.5 to 87.6) to its terminus near Eagle, Pennsylvania.

### Proposed HDD Locations

MAE has evaluated selected critical water bodies for crossing using the HDD method, consistent with the request by National Marine Fisheries Service (NMFS), including:

- Back River

- Gunpowder Falls

- Deer Creek

- Susquehanna River

- Octoraro River

In each case, use of the HDD method provides potential advantages to crossing the water bodies for the following reasons:

- It is the method most likely to have no impact on water quality or flow during construction.

- It offers the maximum depth of cover under obstacles thereby offering greater protection over the Pipeline than other typical crossing methods.

- It does not disturb surface features (vegetation, stream banks, etc.) during or after construction.

Currently, MAE believes that the HDD crossing method is the appropriate method to be used for the Back River and Susquehanna River crossings.  MAE believes that the Gunpowder Falls, Deer Creek and Octoraro River crossings can be performed utilizing other techniques as described in Resource Report 2, Water Use and Quality.

It is estimated that the horizontal distances for each of the directional crossings will be as listed in Table 2-1 from an entry point on one bank to an exit point on the other bank.  The drilling rig spread will be located on the one bank and the pipe fabrication and pullback spread will be located on the other bank. The contractor will provide Bentonite clay mixed with water for the drilling fluid and will mobilize the drilling equipment, erect the drilling rig, drill the hole, ream the hole as necessary, and pullback the pre-fabricated pipe section in the proposed horizontal drilled crossing. As the drilling operation progresses, the contractor will be continuously plotting the actual pipe profile against the proposed pipe profile to ensure cover requirements and target exit points will be achieved

Table 2-1

Proposed HDD Crossings

| Water Crossing | Waterbody Width at Crossing | Waterbody Crossing Classification | Approximate HDD Distance | Pipe Laydown Length |
| --- | --- | --- | --- | --- |
| Susquehanna River | 3200 ft. | Major | 5120 ft | 2600 ft |
| Back River | TBD | Intermediate | 1056 ft | 1300 ft |
| Note: |  |
| "Minor Waterbody" | includes waterbodies less than or equal to 10 feet wide at the water's edge at the time of crossing. |
| "Intermediate Waterbody" | includes waterbodies greater than 10 feet wide but less than 100 feet wide at the water's edge at the time of crossing. |
| "Major Waterbody" | includes waterbodies greater than 100 feet wide at the water's edge at the time of crossing. |
| TBD | Indicates exact width at crossing to be determined during engineering survey |

B.1.	Susquehanna River Crossing

B.1.a  Susquehanna River preferred crossing method:

At the Susquehanna River, due to a lack of workspace on the pullback (east) side it will be necessary for at least two pipe sections of approximately 2,560 feet in length each to be pre-fabricated and pulled. These pre-fabricated pipe sections will be welded, 100% x-ray inspected, weld repairs performed as required, field joints coated, and the pipe section shall be hydrostatically tested prior to pulling. The first pipe section will then be pulled into the bore hole. High volumes of drilling mud will be continuously circulated after pulling is terminated and then the second pre-fabricated pipe section will be welded to the tail end of the first pipe section, x-rayed, and field joint coating applied. Total estimated time for welding, welding inspection, and field joint coating will take approximately 4 hours. Drilling mud will then be continuously recirculated until the second pipe section has been pulled.

The Susquehanna River Crossing represents one of two major water body crossings (i.e. crossing width greater than 100 feet).  As such MAE has developed a contingency crossing plan as described below.  Site specific drawings showing the proposed HDD alignment, work areas, and additional temporary workspaces for the HDD Crossings are included as Attachment A.  MAE will provide copies of local permits received for the HDD at the Susquehanna River when they are received.

B.1.b Susquehanna Crossing Contingency Plan

If a pipeline crossing of the Susquehanna River is not feasible using the horizontal directional drill method, an alternate method of crossing the river must be selected. As an alternate the pipeline will be laid in the river bottom.  The river, at the point of crossing, is approximately 3,200 feet wide. The river is approximately 70 feet deep with a solid rock bottom covered with large boulders.  The rock bottom is covered with a layer of soft silt deposits varying in thickness from 10 to 25 feet.

The proposed 30-inch pipeline crossing will be placed on crushed stone supports spaced across the river bottom approximately 80 feet apart. The crushed stone will be placed on the riverbed through a series of controlled pours through a fall pipe from a barge into forms set on the riverbed.  The crushed stone will allowed to settle through the silt deposits to the rock bottom.  The crushed stone will settle to the rock bottom and form a support structure at the desired level to provide support for the pipeline.  Each support will be approximately 5 feet by 15 feet.  Approximately 10,000 cu. yds. of crushed stone will be used to create these supports.  An additional 1,000 cu. yds. of crushed stone will be placed by the same process to provide a minimum of 2 foot coverage over the pipe which will be used as cover for pipeline protection and for shoreline stabilization.

Pipeline construction on the banks approaching the river will be by the conventional method and will require new right-of-way.  Approximately 2 acres of trees on both banks will be cleared to create the 75 foot construction right-of-way.  An additional 2 acres of trees will be cleared to create the staging area for the river crossing operation.  MAE will perform construction activities in accordance with the Environmental Construction Plan included as Appendix 2A to Resource Report 2, Water Use and Quality which is based on FERC’s Wetland and Waterbody Construction and Mitigation Procedures (January 17, 2003 Version), and consultations with the MDE, PDEP, MDNR, Susquehanna River Basin Commission, as well as county conservationists in both Pennsylvania and Maryland, in order to address local concerns and practices regarding erosion and sediment control in the plan.  The right-of-way will be maintained at 50 feet following construction.  Some grading may be required to create the staging area.  Following construction the area will be restored in accordance with the Environmental Construction Plan included as Appendix 2A to Resource Report 2, Water Use and Quality.  Construction operations will be conducted in accordance with the requirements of the MAE Spill Prevention, Countermeasures and Control (SPCC) Plan, included as Appendix 2C to Resource Report 2, Water Use and Quality, which describes the measures to be implemented to avoid or minimize the potential for significant leaks or spills of petroleum products or other hazardous materials that may occur in the Project Area.

Concrete coated pipe will be welded together in the staging area and the fabricated pipeline string will be floated onto the river. Once the pipeline has been extended to reach the opposite shore it will be lowered in a controlled manner to rest over the crushed stone supports. The pipeline is 30” OD, 1.125”wt pipe with 2” of concrete coating and has a negative buoyancy. As the pipe is reeled off the barge it will naturally sink to the bottom displacing silt and come to rest on the gravel supports. Because of the negative buoyancy there will be no need to flood the pipe.

Pipeline construction on the east bank will require the installation of a conventional bore beneath the railroad track and Manor road.  A bore pit will be required on both sides of the railroad and Manor road.  The bore pit on the east side will have to be shored.  The west side bore pit will require the placement of a steel structured caisson.  Estimated caisson size is approximately 50 feet x 125 feet length. Estimate length of the bore is 200 feet.  The bore pipe consists of FBE coated and concrete coated pipe welded together in the staging area on the east bank.  After the water is pumped out of the new constructed caisson and discharged in accordance with applicable project permits, a crane will lower a conventional boring machine into the caisson (west bore pit).  Cranes will be used to lower pipeline construction equipment into the east bore pit.  The bore operation will be from west to east and the pipe will be pulled from the east to west.  Welded tie-ins will be made to tie-in the installed bore pipe to the river pipe and land pipe.  The construction of the entire Susquehanna River crossing will require approximately 100 personnel and 6 months to complete.

The contractor will have warning vessels upstream and downstream of construction activity and communications set up with the appropriate regulatory agencies during construction to regulate river traffic.

B.2.	Back River Crossing:

B.2.a.	Back River Preferred Crossing Method:

The preferred crossing method for Back River is by HDD.  At Back River, the pullback side of the HDD will have one pipe section of approximately 1056 feet in length to be pre-fabricated, tested and pulled. This pipe section will be welded, 100% x-ray inspected, weld repairs performed as required, field joints shall then be coated, and the pipe section shall be hydrostatically tested prior to pulling. Drilling mud will then be continuously recirculated until the pipe section has been pulled.  Site specific drawings showing the proposed HDD alignment, work areas, and additional temporary workspaces for the HDD Crossings are included as Attachment B.  MAE will provide copies of local permits received for the HDD at the Back River when they are received.

B.2.b. Back River Crossing Contingency Plan:

If a pipeline crossing of Back River is not feasible using the horizontal directional drill method, an alternate method of crossing the river must be selected. As an alternate the pipeline will be laid in the river bottom. The ditch for the pipe will be dredged using a bucket type excavator located on a barge. The dredge spoil will be disposed of by redepositing the soil in the trench over the pipe. It is estimated that approximately 530 cu. yds. of material will be removed for the entire ditchline.

Following the dredging process the pipe will be laid in the new ditch. A pipe lay barge will follow the dredge to lower pipe into the ditch immediately following excavation. The pipe will be welded, radiographically inspected, and each field joint coated on the barge prior to lowering into the water. Estimated construction progress is 400 – 500 ft./ 24 hour day. All pipe joints will be FBE coated and concrete coated for additional weight. Field joints shall be FBE coated.

Once the soils are placed back over the installed pipe, no further mechanical movement of the spoil in the ditch is needed following the pipe lay.  The ditch will smooth and close up naturally due to river currents.

For safety purposes, the contractor will have warning vessels upstream and downstream of construction activity and communications set up with the appropriate regulatory agencies during construction to monitor and regulate river traffic in the area of the crossing.

# HDD Monitoring program

## General

Monitoring for potential drilling fluid release or frac-out will occur throughout the HDD processes to ensure that any potential impacts to the environment is avoided and/or minimized.

## Monitoring Responsibilities of the Environmental Inspectors

The responsibilities of the Environmental Inspectors relative to monitoring the HDD operations will be:

- Monitor for evidence of other potential environmental impacts;

- Monitor pipestring assembly and pull-back operations;

- Monitor the demobilization of drilling equipment; and,

- Ensure Contractor compliance with Project Permits.

Environmental Inspectors will also oversee the transfer of the drill cuttings, circulation fluids and any other wastes generated during HDD operations to an appropriate vehicle for transportation to an authorized upland disposal site.

Environmental Inspectors will monitor all phases of the HDD process to ensure adherence to the Project environmental plans and to identify and respond appropriately to any incidences of drilling fluid frac-out.

The monitoring program for the HDD Segments is described below.

## Monitoring of HDD Segments

The drilling operations for the HDD crossings along the route will include the three locations described above.  Monitoring procedures during drilling operations will include:

- Continuous examination of drilling fluid pressures and return flows;

- Inspection along the drill path by an Environmental Inspector from roadways and developed land where appropriate and on foot or from a small boat for water crossings.

- If a frac-out is detected during wetland or water crossings, the drill operators will perform the contingency measures as described below in Section IV. (Contingency Plan and Corrective Actions).

Monitoring for the HDD segments will be from the following locations:

- For the HDD segment under the Susquehanna River and Back River, Environmental Inspectors will patrol the waterway by boat to visually inspect for drilling fluid releases.

- For the HDD segment under the remaining crossings, Environmental Inspectors will be on foot on access ways and developed lands that provide a clear view of the crossing area to visually inspect for drilling fluid releases.

# contingency PLAN and Corrective Actions

## General

A number of scenarios that could occur during HDD operations have been identified and appropriate corrective measures have been prepared.  A list of unlikely but possible incidents that could occur during HDD operations is as follows:

- Drilling fluid releases, or other loss of drilling fluid into the aquatic environment;

- Failure during reaming;

- Breakage of the drill bit;

- Failure of the drill head guidance and positioning system;

- Failure of the HDD;

- Failure of pipeline pull-in (pipe-stick during pull-back);

The Chain-of-Command for communicating and implementing corrective actions in response to releases or other problem conditions is summarized below.

## Drilling Fluid Releases

If one or more of the above events causes a release of drilling fluid within any wetland or waterbody, the following measures will be implemented to stop or minimize the release and to clean it up:

### HDD Land Segments

Should a release of drilling materials occur on land that can be accessed without impact to wetlands, barriers (i.e. hay bales, sand bags, silt fences, etc.) will be placed by hand immediately or berms will be constructed around the site to contain the release.  Collected or contained drilling fluids will be removed by pump or vacuum truck positioned landward of any waterbody system so as not to disturb any wildlife habitat.  The drill operators will perform the following contingency measures as necessary to stop discharges of drilling fluids:

- Decrease the drilling fluid circulation pressures;

- Size the drill hole to remove blockages (i.e. cleaning the drill hole to remove potential blockages, thereby allowing the fluid to flow within the drill hole and not into the geologic formation);

- Thicken the drilling fluid properties by adding bentonite pellets; and

- If necessary, make adjustments to the drilling alignment.

If necessary, the Environmental Inspector will require that the drilling operations be reduced or suspended so that the extent of the release can be assessed and corrective actions, if any are required, can be implemented.

Containment equipment including earth moving equipment, portable pumps, hay bales, silt fencing, etc. will be readily available and stored at the drilling sites.  If a release impacts a surface water body or wetland the reporting procedures referenced in Section VI will be followed.  If the amount of an upland release does not allow practical collection, the affected area will be diluted with fresh water and allowed to dry.

The drill cuttings generated from the drilling operations will be stockpiled in water-tight containers at upland locations in a manner that prevents their release into the waters of the State.  Excess drilling fluid and cuttings will be transported to an authorized disposal site.  No discharge of water or drill cutting to the waters of the State will be allowed from HDD operations.

## Equipment Failure

In general, if there is a failure of part of the equipment such as the drill bit or drill head guidance system, the HDD operations will be suspended if continued operation would pose a risk of releasing drilling fluid at levels that exceed the applicable permit conditions.  For a malfunction involving the drill head, the drill string will be withdrawn and the drill head repaired or replaced.

If the pipe becomes stuck during pull-back, efforts will be made to restart the movement by adding additional drilling fluid or by reaming ahead of the pipe or by using a hydraulic hammer.  If the pipe has only been pulled part of the way into the hole, it may be possible to recover the pipe from the entry point.  If the pipe becomes irretrievably jammed, the measures described in Section V abandon the original hole and redrill a new one will be implemented.

# Abandonment

If corrective actions do not prevent or control unacceptable releases of drilling fluid from occurring into the waterbody, Mid-Atlantic Express may opt to redrill the hole along a different alignment.  The HDD borehole would not simply be abandoned completely if difficulties were encountered during drilling or reaming of the borehole, or during pipe pullback operations.  In fact, complete abandonment of an HDD borehole rarely occurs within the industry.  Instead, prior to abandoning a borehole, the HDD contractor would implement remedial measures to attempt to resolve the problems without the need for abandonment of the borehole.  However, if problems with the borehole or section of the borehole could not be resolved, the affected section of the borehole would be filled with grout, consisting of non-toxic, non-hazardous materials, to preclude communication between nearby boreholes.  The following procedures will be implemented to abandon the drill hole:

- The method for sealing the abandoned drill hole is to pump thickened drilling fluid into the hole as the drill assembly is extracted, and using enviro plug to create a cap.

- Closer to the surface at drilling locations (within approximately 10 feet of the HDD entrance), a soil cap will be installed by filling with soil extracted during construction of the pit and berms.

- The borehole entry location for HDD Segments will be graded and seeded by the contractor to its original grade and condition after the drill hole has been abandoned.

- The contractor will drill a second pilot hole beginning near the initial entry point along a track that parallels the initial borehole.

A root cause analysis of the failed HDD will be conducted in order to minimize the risk of subsequent failure.  The root cause analysis will guide the development of potential alternatives for the drilling plan.

Depending on the cause of a failure, it would be preferable to continue to use the partially drilled Pilot Hole already underway, and simply redirect the drilling deeper or laterally around the cause of the failure, if possible, rather than initiate a secondary Pilot Hole.

If the cause(s) of the failure indicate that a completely new, “secondary” Pilot Hole is necessary, the separation distance required will depend entirely upon the cause of the failure.  Mid-Atlantic Express anticipates that only the drill alignment between the original entry point and exit point will be adjusted deeper or laterally such that no additional work areas will be required.  Prior to the initiation of a completely new “secondary” Pilot Hole, a modification must be authorized by the appropriate agencies.

# Notification and Reporting Procedures

## Notifications

Upon visual detection of an inadvertent release of drilling fluids the Environmental Inspector will contact the drilling engineer.  The location and time of the start of the release will be recorded.  The drilling engineer will note the drilling fluid pressures and return flows for indication of volume lost during release.  Upon identification of a situation that has the potential to exceed applicable permit conditions or cause significant harm to the environment, the Environmental Inspector will inform the Environmental Manager, who will notify the appropriate regulatory agencies.

Corrective action and mitigation steps will be implemented in accordance with Section IV above.

## Reporting

The construction monitoring team will produce a series of reports detailing field observations, construction progress, and environmental monitoring results.  This will include a weekly report summarizing environmental monitoring results and a summary report at the end of the HDD operations.

ATTACHMENT A

“Waterbody Crossing Susquehanna River HDD”, for Proposed Susquehanna HDD Crossing Layout

ATTACHMENT B

“Waterbody Crossing Back River HDD”, for Proposed Back River HDD Crossing Layout