3.2.1	Executive Summary

Currently, National Weather Service (NWS) River Forecast Centers (RFCs) produce Quantitative Precipitation Forecasts (QPF) and other hydrologic gridded forecast elements using software with inherent limitations. Through the recent assessments and prototyping of Gridded Forecast Editor software (GFESuite) at the Northwest RFC (NWRFC) and Arkansas-Red Basin RFC (ABRFC), both RFCs recognized the potential benefits of GFESuite to support the QPF and a number of other forecast requirements at all RFCs.  The proven success of software systems like GFESuite at WFOs like GFESuite would be well received by the NWS hydrology community. For example, one WFO forecaster claimed in the NOAA’s Interactive Forecast Preparation System (IFPS) forum that “This (GFESuite) one piece of operational software is probably used 95% of the time during a NWS operational shift”.  The Integrated Work Team (IWT) for this project recommends providing the same suite of editing tools to RFCs (currently provided to WFOs) to improve the efficiency of grid editing and greatly facilitate RFC-WFO coordination.

Deployment of GFESuite at RFCs is not without risk.  One of the major concerns involves performance degradation associated with the size of grids at larger RFC domains, even at a 5 km spatial resolution.  Given that the long-term goal is to produce and edit grids at higher (e.g., 2.5 km) resolutions, this issue must be addressed sooner rather than later.  Fortunately, future AWIPS II upgrades, currently only in the early planning stages, should help mitigate these performance risks.

With these concerns in mind, and taking cost/available funding into account, the IWT recommends an initial implementation of the “out of the box” GFESuite with limited modifications to support some of the RFC operational requirements including a 5-km spatial resolution.  More advanced modification of the GFESuite would be included in a future OSIP project.

3.2.2	Project/Investment Description

As validated in the OSIP #05-001 Statement of Need, the RFCs need improvements to available software that:

(1) incorporate operational gridded forecast elements, such as maximum and minimum temperature, dew point, wind speed, wind direction, freezing level, snow, relative humidity, and precipitation amount,

(2) reduce the time it takes forecasters to produce forecast information (out to ten days or full GFS domain) utilizing climatologies and probabilistic guidance.

Presently, RFCs produce Quantitative Precipitation Forecasts (QPFs) using software with inherent limitations.  The NWS should provide the same suite of editing tools to RFCs as those provided to WFOs to edit gridded forecasts, i.e., GFESuite should be implemented into existing RFC AWIPS architecture.

3.2.3	Alternatives and Analysis

3.2.3.1	Alternatives Description

Issues associated with deployment of the GFESuite at RFCs

GFESuite has undergone evaluation at two RFCs: ABRFC and NWRFC.  An evaluation was written by the ABRFC and posted on the OSIP website (see Applied Research Results document).  During analysis of the results, some concerns (performance and others) associated with deploying GFESuite at RFCs were revealed.  These concerns can be summarized as follows:

- Number of Weather Elements: the number of weather elements proposed for RFCs is at most no greater than for WFOs.

- Large domain size: RFCs have larger areas of responsibility than WFOs.  However, the overall task of processing RFC grids using GFESuite seems to be on scale with similar experiences at large clustered-peer WFOs.  The largest RFC domain, Missouri Basin (KRF), includes 128,721 grid points while the largest WFO domain, Anchorage (AER), includes 124,353 grid points.  (WFO Anchorage, Alaska uses two instances of GFESuite on two hosts to process two large domains.  The domains are generally called "Anchorage East" (AER) and "Aleutians" (ALU).) The average of all RFC domains is 73,633 grid points.  The five largest WFO domains are roughly this size or larger.  They are AER (124,353), GUM (97,425), ALU (97,425), AJK (81,217), and HFO (72,225).  All point counts are based on a 5 km grid resolution.

In general, we expect RFCs to process far fewer grids than WFOs.  Here are some of the reasons:

- RFCs are expected to produce routine forecasts once daily.  WFOs are editing grids almost constantly.  During periods of extreme flooding, RFCs produce products nearly constantly, but it is not clear that this will require near-constant grid editing.

- RFCs are expected to edit fewer NDFD weather elements than WFOs.  Current estimates are 3-4 RFC versus 15 for WFOs.

- RFCs are expected to edit fewer time projections than WFOs.  RFCs will have 2 NDFD weather elements at 6-h intervals and 2 weather elements at 24-h intervals.  Many WFOs issue 5-10 NDFD weather elements at hourly resolution.

- Based on the previously-mentioned tests at ABRFC and simulations the results of which were presented (by Tom LeFebvre of GSD) at the Hydrologist-In-Charge (HIC) meeting on 1/31/07 in Kansas City, existing AWIPS hardware should be adequate for most RFCs running at a 5 km resolution.  The ABRFC tests were done with the IFP server running on the REP.  As a result, no hardware purchase specific to this project is expected with initial GFESuite installation at RFCs (see Section 3.2, Alternative 2 below).  RFCs located in complex terrain may prefer to run IFPS at 2.5 km.  These sites may choose to allocate local or regional resources to procure faster hardware containing more memory to adequately run IFPS.

- Inter-site coordination: RFCs would need to coordinate with all WFOs in their area of responsibility, and potentially with other bordering RFCs. It is expected that the amount of additional traffic would be acceptable compared to current WFO loads, due to the lower frequency interval of grid transmission. However, in its current state, there are documented issues with the AWIPS WAN when WFOs transmit messages larger than 1 Mb.  If the largest RFC (KRF) were configured (128,721 grid points) and sent all its grids (62) at once, the message would be approximately 3 Mb. The problem could be easily addressed by sending ISC messages that contain only one weather element at a time.  Under this scenario, a set of 20 QPF grids would form a message of 1.0 Mb.  Careful prototyping and implementation will be the key to developing an optimal solution.  Note, too, that AWIPS plans to replace outdated technologies (e.g., X.400 protocol, DS hardware, hub-and-spoke network structure) which will help mitigate these risks.

- Service backup – a concept of operations for RFC service backup is currently being developed, and some consideration should be given to a potential future need for off-site backup storage of grids. Service Backup of RFC grids do not seem to pose a problem due to the small number of grids produced by an RFC each day.  There will be an impact on the WAN, the IFPS Service Backup Central Server System, and storage requirements on the server.  These will all be small compared to the current processing load created by WFO grids.

- Incompatibility between the RFC’s HRAP grid and the standard NDFD grid, resulting in changes to some data values. This is a policy issue and does not impact which of the GFE solutions is selected.

- Training – any solution to this requirement necessitates significant effort to train RFCs in the use of the GFESuite tool, and provide sample configurations for each site.  Training shall consist of a combination of the following:  (1) formal on-site training with developers, (2) online training with developers, (3) WFO subject matter experts, (4) “train the trainer” concept.

The following is a summary of the three alternatives, the first two of which meet the NWS needs to improve river forecasts and flood/flash flood warnings:

- Implementation of enhanced GFESuite capability to meet all RFC requirements – This alternative would require that a software development organization create new or enhanced functionality to the existing GFESuite tool to meet all of the requirements specified in the Operational Requirements Document (ORD) for this project. Non-coding support would be provided to assist with initial configuration for each RFCs use.

- Initial Implementation of “out of the box” GFESuite to meet partial list of RFC requirements – This alternative would require that the current “out of the box” GFESuite be deployed at RFCs with only minor modifications to support some of the RFC requirements-but not all requirements . This solution would encompass the latest version of GFESuite with the necessary enhancements needed to support Distributed Hydrologic Modeling (refer to OSIP #04-007).  Non-coding support would be provided to assist with initial configuration for each RFC’s use.  This solution would not meet all requirements specified in the ORD for this project.  Subsequent enhancements would incrementally add functionality to GFESuite over one or more AWIPS releases-this would require a separate OSIP project.

- Status Quo – This approach is to continue with existing grid viewing and editing tools available at RFCs.  This solution does not meet the needs to improve river forecasts and flood/flash flood warnings.

3.2.3.2	Alternatives Analysis

Refer to the following 3 tables.

Alternative 1: Implementation of enhanced GFESuite capability to meet all RFC requirements

| Benefits | Meets all functional requirements for the project Immediately useful to RFC forecasting operations Enables the sharing and merging forecast model and observations for the creation of the National Digital Forecast Database (NDFD) Forecasters can perform all QPF tasks via a single system Potential to be used for textual Hydrometeorological Discussion (HMD) or other RFC text products Streamlines forecast operations within the NWS |
| --- | --- |
| Science/technical merit | GFESuite can account for complex terrain, utilize climatology and probabilistic guidance, and provide overlay capabilities Can address the limitations in the ingesting of precipitation and real-time station observations Can accommodate the frequent boundary discrepancies or forecast inconsistencies between WFOs in the RFC domain Can assist with verification Can be enhanced to provide additional forecast variables and Smart Tools for the hydrologic models Can be supported for mosaic capabilities Can support additional forecast variables for input into the hydrologic models |
| Operational, system, and business impacts | Time required to forecast out to 7 days will be reduced through ingest processes and advanced tools in the GFESuite Forecaster will have the ability to arbitrarily edit a forecast along with observed grids of any element; this could be time consuming AWIPS WAN traffic between WFOs and RFCs (for collaboration) will involve risks Significant operational time must be devoted to training as forecasters learn the application (steep learning curve) |
| Life cycle costs (including development, acquisition, operations and maintenance, and sustainability; include all non-recurring and recurring costs) | Significant one-time development cost. Future requirements are likely to exist once RFC forecasters gain experience on GFESuite. O&M would be transferred to Raytheon after deployment – AWIPS would incur O&M costs A one-time cost for training is expected (additional training absorbed thru O&M costs) Recurring costs for additional system maintenance resulting from heavier load on the system |
| Schedule | Would not likely meet the OB8 AWIPS release deadline requirements. Would have to be considered for OB9 or OB10 |
| Risks | Past experience from the Alaska and Western Region WFOs with large domains indicates grid spacing needs to be at least 2.5 km to capture terrain, but system resources can only handle 5 km. RFCs cover large domains. This presents a risk to operational performance, since Smart Tools and Procedures would take an estimated 4 times longer to run at a 2.5 km resolution. Note, however, that OSIP project 06-051 GFE Performance Enhancements may partially or fully mitigate this risk. Furthermore, AWIPS hardware upgrade planning should account for these new RFC requirements Risk of slowing down WAN traffic because of Inter-site Coordination (ISC) with WFOs: Increased AWIPS WAN traffic due to data collaboration between a large number of WFOs and a typical RFC has the potential to cause delays for critical weather data (see Appendix A). Note, however, that in the long term the NWS intends to remedy the AWIPS WAN loading issues Transfer of Adaptive & Corrective Maintenance (ACM) from GSD to Raytheon means that future schedules may be significantly impacted as the new contractor acquires the necessary knowledge |
| Policy compliance | TBD |
| Management | The software must be based on current GFESuite “out of the box” operational software (a single version for easy software management). All RFCs will utilize the same standard forecasting tool for ingesting, analyzing, and editing data to produce consistent forecasts |
| Assumptions, constraints | Constraint: Near-term AWIPS hardware upgrade planning takes into account the impact of full GFESuite at all RFCs. Assumption: Funding can be identified for software development to meet all requirements |
| Other | Provide long-term hardware and software operations and maintenance support |

Alternative 2: Initial Implementation of “out of the box” GFESuite to meet partial list of RFC requirements

| Benefits | Meets most fundamental operational requirements for the project Can leverage off AHPS funding for Distributed Hydrologic Modeling (DHM) Maximizes chances for success Timeliest Implementation schedule Each RFC will have malleable smart tool capability as well as adjustable resolutions Introduces RFC forecasters to GFESuite gradually, allowing them more time to familiarize themselves with its capabilities and develop customized tools and future requirements. |
| --- | --- |
| Science/technical merit | Identical to Alternative #1 |
| Operational, system, and business impacts | Less initial impact on RFC forecasting operations Less risk that AWIPS WAN traffic between WFOs and RFCs (for collaboration) will be an immediate issue Forecaster will have the ability to arbitrarily edit a forecast along with observed grids of available elements; this could be time consuming Some operational time will have to be devoted to training as forecasters become familiar with the application |
| Life cycle costs (including development, acquisition, operations and maintenance, and sustainability; include all non-recurring and recurring costs) | The development cost would be minimized and would be covered by existing AHPS and AWIPS funds. O&M would be transferred to Raytheon after deployment No short-term hardware purchase specific to this solution is expected Costs for training have been identified and funding is available. AWIPS O&M would incur recurring costs for additional system maintenance |
| Schedule | Initial Implementation – OB8.X (OB8.2 or 8.3) Future Enhancements – TBD in future OSIP project |
| Risks | Of limited immediate utility to RFC forecasting operations until later enhancements are implemented. There are also some relatively low order risks as noted by Northwest RFC during their GFESuite study in 2003: Lack of tools for RFC to deal with grid inconsistencies (these could be developed over time) High learning curve for Python and developing procedures and CRON applications (no risk mitigation strategy) Data sets (e.g. models and guidance) continue to get larger (risk mitigated over time) Recent testing at Arkansas-Red Basin RFC on a 2.5 km resolution indicated a problem with large data storage needs. During the test, ABRFC’s GFESuite data directories were all installed on a local disk instead of the NetApp (NAS) storage. It filled up the local disk space quickly. The mitigation strategy would include an engineering analysis conducted during development. It may be necessary to remove a few of the model sets (e.g., DGEX) from the smart initialization, revert to 5 km resolution, and use HAS storage instead of local storage. Transfer of Adaptive & Corrective Maintenance (ACM) from GSD to Raytheon means that future schedules may be significantly impacted as the new contractor acquires the necessary knowledge. There is no risk mitigation strategy. |
| Policy compliance | TBD |
| Management | The software must be based on current GFESuite “out of the box” operational software. All RFCs will utilize the same standard forecasting tool for ingesting, analyzing, and editing data to produce consistent forecasts |
| Assumptions, constraints | Constraint: No upgrade or expansion of AWIPS hardware to support GFESuite at RFCs is planned. Testing so far indicates that existing hardware can support grid resolutions of 4 or 5 km at most RFCs. |
| Other | Provide long-term hardware and software operations and maintenance support |

Alternative 3: Status Quo

| Benefits | Lowest cost |
| --- | --- |
| Science/technical merit | Software already exists (but with inherent limitations and outdated procedures) |
| Operational, system, and business impacts | No new training would be required No new software development and no new hardware would be required Forecasters will continue to operate without the benefits of inter-office coordination |
| Life cycle costs (including development, acquisition, operations and maintenance, and sustainability; include all non-recurring and recurring costs) | Same as current levels |
| Schedule | Not Applicable. |
| Risks | With none of the requirements for this project met, site staff will be unable to support forecast operations when critical situations occur in the future RFCs will eventually seek alternative solutions to perform the grid editing job, resulting in the proliferation of non-standard tools Absence of inter-site coordination will continue or worsen, putting operations at risk |
| Policy compliance | TBD |
| Management | Continue as now |
| Assumptions, constraints | Current tools are stable and maintainable |
| Other | Will need to guarantee long-term software support, even with no enhancements |

### 3.2.3.3	Solution Selection

The OSIP IWT assessed all the alternatives and recommends:

Alternative 2 “Initial Implementation of “out of the box” GFESuite to meet a partial list of RFC requirements” would represent the most executable solution.  Alternative 2 has a full funding source already identified for deployment.  Possible future enhancements (to meet additional operational requirements) would follow in a separate OSIP project, supported by a different source of funding.

Alternative 1 (Complete Implementation of enhanced GFESuite) is considered too impractical, given the large costs and development time that would be incurred.  Implementation schedule would slip past AWIPS OB8.3.  Although no precise estimate can be given at this point, the costs would be far greater than for Alternative 2. The additional related factor here includes unknown plans to transition the GFESuite software Adaptive and Corrective Maintenance (ACM) responsibility to the new AWIPS contractor Raytheon, presenting a large risk to this alternative as a solution. Although Alternative 1 meets all functional requirements, the recommended solution for this project is Alternative 2.

Alternative number 3 (Status Quo) is unacceptable for future RFC forecasting operations.  The existing forecasting paradigm at RFCs uses outdated forecast (grid editing) tools that are inconsistent with NWS CONOPS and the digital forecast realities at WFOs.

## 3.2.4	Enterprise Architecture (EA)

The proposed solution is to deploy the GFESuite software, which is already in use at NWS WFOs, to RFCs.  No significant new investment is planned, and no significant impact on the NWS EA is anticipated.  Using the same grid editor at both WFOs and RFCs will take advantage of previous NWS investment in software development, support systems, and training facilities and will avoid the architecturally undesirable and unnecessarily expensive approach of supporting two different grid editors in the NWS.  It is expected that the GFE will be used for manipulation of DHM (OSIP 04-007) initializations and outputs, and DHM funding has been allocated for the necessary configuration changes and training.

## 3.2.5	Security and Privacy

[Describe the security and privacy processes and planning efforts for this proposal in this section. All investments should demonstrate up-to-date security plans and be fully certified and accredited before becoming operational. Include the current and projected security costs, security performance gaps, and how such funding will close the performance gaps. The NWS must demonstrate that they have fully considered privacy in the context of this investment. The NWS must comply with Section 208 of the E-government Act and, in appropriate circumstances, conduct a privacy impact assessment that evaluates the privacy risks, alternatives, and protective measures implemented at each stage of the information life cycle.]

## 3.2.6	Program/Project (Investment) Management

Not Applicable.

## 3.2.7	Government Paperwork Elimination Act (GPEA)

GPEA does not apply to this project.

Appendix  A – Projected grid size, risk of running GFESuite and associated WFOs corresponding to each of the 13 RFCs

| River Forecast Centers | ID | Total grid points at 5 km resolution | Risk | WFO whose domain associated with the RFC. WFOs running at 2.5 km resolution are in BOLD red |
| --- | --- | --- | --- | --- |
| Arkansas-Red Basin | TUA | 44225 | Low | ABQ, AMA, BOU, DDC, GLD, GJT, ICT, LUB, TOP, SGF, ABQ, AMA, OUN, TSA, LZK, FWD, SHV |
| Cal-Nevada | RSA | 68625 | Low | EKA, MFR, REV, LKN, STO, MTR, HNX, VEF, LOX, SGX, PSR |
| Colorado Basin | STR | 77361 | Low | LKN, SLC, RIW, CYS, VEF, FGZ, ABQ, GJT, PUB, PSR, TWC, EPZ |
| Ohio | TIR | 43425 | Low | PBZ, CTP, BUF, CLE, RLX, RNK, MRX, JKL, LMK, PAH, IND, IWX, ILX |
| Lower Mississippi | ORN | 108209 | Medium | LCH, LIX, MOB, JAN, SHV, FWD, LZK, TSA, SGF, OUN, MEG, HUN, MRX, GSP, PAH |
| Middle Atlantic | RHA | 25665 | Low | PHI, BGM, CTP, LWX , AKQ, RNK |
| Missouri Basin | KRF | 128721 | High | TFX, GGW, BIS, BYZ, RIW, UNR, ABR, FSD, CYS, LBF, OAX, DMX, BOU, GLD, GID, TOP, EAX, SGF, LSX, PAH |
| North East | TAR | 40337 | Low | CAR, GYX, BTV, BOX, OKX, ALY, BGM, CLE |
| North Central | MSR | 108177 | Medium | BIS, FGF, DLH, MQT, ABR, MPX, GRB, APX, DTX, GRR, IWX, MKX, LOT, ILX, LSX |
| North West | PTR | 96621 | Medium | SEW, OTX, MSO, PQR, PDT, MFR, BOI, PIH, RIW, REV, LKN, SLC |
| South East | ALR | 87900 – estimate | Medium | AKQ, MHX, ILM, RNK, RLX, RAH, CAE, CHS, GSP, FFC, JAX, MLB, TBW, MFL, EYW, TAE, MOB, BMX, JAN, MEQ |
| West Gulf | FWR | 97905 | Medium | PUB, ABQ, EPZ, LUB, OUN, FWD, SHV, LCH, MAF, SJT, EWX, CRP, BRO, HGX |
| Alaska-Pacific | ACR | 30457 at 20km* | High | AER,AFG,AJK,ALU *Could go with 2 domains at 5 km (see Section 3.2.3.1) |