Report on Worldwide Linear Collider Test Beam Effort

Worldwide LC Test Beam Group

Abstract

This report summarizes the needs for the testbeam facilities to satisfy current beam instrumentation and detector R&D developments efforts in the world-wide LC community.   This document is to provide the summary to the directors to testbeam facilities to anticipate and prepare for upcoming needs and time scales to adequately support the needs.  This document should also layout how we, as a combined community of Linear Collider R&D groups, organize ourselves for a concerted effort of all different testbeam activities in the limited number of facilities.   This report is a working document to be completed by February, 2004, ICFA meeting.

- Introduction (0.5 – 1 page, Fisk, Vrba, Fujii, Yu)

- Physics Justification  ( 1 – 2 pages, Fisk, Vrba, Fujii, Yu)

This section should include a few plots that can provide justifications for given R&D group’s testbeam needs.    Ask R&D group reps for material.

- Needs for Test Beam

This section should include the following from each R&D group:

- Goals to be accomplished from test beam activities

- Test beam detector requirements

- Contact persons for each R&D group

- Facility requirements

  - Real estate required for the tests (beam line space, assembly space, desk space);

  - Beam conditions wanted/needed (particle types, energies, intensity, spill conditions, etc.)

  - Instrumentation, cables and DAQ system that you anticipate using

  - Dates when beam is needed, dates when you want to be in the beamline

  - Other special requirements?

    - Cerenkov counters

    - beam hodoscopes

    - momentum measurement wire chamber and magnet system,

    - e or mu identifiers, etc.

    - Where you expect to carry out such tests.

- etc

3.1 Beam Instrumentation Research and Development (~ 2 pages for each R&D effort)

3.2 Vertex Detector R&D ( ~2 pages)

3.3 Tracking Detector R&D(~ 2 pages)

3.4 Calorimetery  R&D ( ~ 2 pages)

3.5 Muon Detector R&D ( ~ 2 pages)

3.6 Other Detector Developments ( ~ 2 3 2  per region)region?executive summary.rams for mework he current facilities. R&D groups and compare it with existing facilit pages)

3.7 Summary of Facility Requirements (1 – 2 pages + summary table; Fisk, Fujii, Vrba, Yu)

Table 1 Summary of World-wide Detector Groups' Test Beam Needs

|  | Group | Apparatus | Beam Conditions | When/Where |
| --- | --- | --- | --- | --- |
| 1 | TESLA/CALICE J.-C. Brient/P. Dauncy et al | E_Cal/H_Cal E-flow Tests | e, , p 1 - 100 GeV | Mid 2004 – 2005 Setup; DESY/CERN Fermilab/Protvino? |
| 2 | LC-Cal (Europe) – P. Checchia, S. Miscetti |  | Electrons | Mar/Apr 2003, Frascati |
|  |  |  | e , , p <10GeV | June 2003, CERN PS |
|  |  |  | e , , p <100GeV | Aug. 2003, CERN PS |
| 3 | JLC-Cal – Y. Fujii et al | EM & H Cal Prototypes | e, , p 2 - 200 GeV | KEK/2004 US/Europe 2004 - 08 |
| 4 | LC- Cal – R. Frey et al | E_Cal H_Cal Prototypes | e to 10 GeV e, , p =>120 | E_cal at SLAC ‘04; E & H_Cal @ FNAL |
| 5 | Digital H_Cal – Argonne, NIU, UTA, et al | H_Cal Prototypes | e, , p =>120 | Fermilab – 2005-‘06 |
| 6 | LAT Cal-Forward – W. Lohman, A. Stahl | Rad hard studies |  | 2004 – 2005 |
| 7 | IP Instrumentation Woods/Torrence et al | Gas Č counter/cal Quartz fiber cal Sec. Emission det. W. angle, vis light beamstrahlung Synchrotron rad BPM E spectro | e/ to 100 GeV; LINX for beamstrahlung; Polarized e’s | Various |
| 8 | IP Instr and Calorimetry Onel/Winn et al | Compton polar. w/ quartz fiber cal; Sec. Emission det. Č compensated cal | e , p =>120 < 20, < 300 GeV | Fermilab CERN PS & SPS |
| 7 | Tile/fiber Tests R. Ruchti | Detector prototypes, timing, | e,  10 – 100 GeV | Fermilab |
| 8 | Muon Prototype Detectors TESLA/ALC | RPCs and Scintillator based | e’s 50-750 MeV e,  =>120GeV | Frascati 2004 Fermilab 2005 |
| 9 | VTX (Winter) | CMOS Sensors |  | Start testing in 2006 |
| 10 | Other Developments (Savoy-Navarro) | Si Envelop |  | Start testing in 2006 |

4. Available and Planned Test Beam Facilities (0.5 – 2 pages for each facility)

This section provides summary of existing and planned testbeam facilities. This section also includes the summary of what is lacking in the current facilities.

4.1 Asia (Fujii)

5.1.1 KEK

5.1.2 JHF

5.1.3 Other Facilities

4.2 Europe (Vrba)

5.2.1 CERN

5.2.2 DESY

5.2.3 IHEP - Protvino

5.2.4 Frascati

5.2.5 Other Facilities

4.3 U.S. (Fisk and Yu)

5.2.1 SLAC – ESA

5.2.2 Jefferson Lab

5.2.3 Brookhaeven National Laboratory – AGS

5.2.4 Fermi National Accelerator Laboratory – MTBF

5.2.5 Other Facilities

4.4 Status of Facility Supply and Demand

| Facilities | Particles | p-ranges | Availability | Contact |
| --- | --- | --- | --- | --- |
| FNAL MTBF | , K, p, , e | E = 5 – 80 GeV Ep< 120 GeV | From 2003 | E. Ramberg |
| SLAC–ESA | , e+, hadrons | Ee< 45 GeV Eh< 13 GeV | Available from 2003 |  |
| IHEP-Protvino | hadrons, e,  | Ee< 45 GeV Eh=33 – 45 GeV | From 2004 |  |
| BNL-AGSB2 | , K, p, , e | <10GeV | Dependent on AGS Status |  |
| JLab |  |  | N/A 2007-8 due to upgrade |  |
| CERN (PS/SPS) |  |  | Pessimistic after 2004 | Michael Hauschild |
| DESY | E+, e- | 0.5 – 7 GeV | 2003 – 2005 | N. Meyners |
| Frascati | e- | 50 – 750 MeV | Available now | M. Piccolo |
| KEK-PS | , K, p, , e | 0.5 – 4 GeV | By Summer 2004 | Koji Yoshimura |
| KEK-LINAC | , e,  (p?) | 0.1 – 5 (?) GeV | Currently under design. Available in 2006. | Toshifumi Tsukamoto |
| IHEP, China | e,  p | 0.2 – 1.2 GeV | Currently available | Junguang Lu |

Table 2 Summary of Test Beam Facilities and Their Availabilities

5. Test Beam Software and Monte Carlo Needs and Efforts ( 3 – 4 pages)

This section describes needs and current efforts for testbeam software development effort, including information on common MC, reconstruction and analysis frameworks for various TB activities.

6. Possible Test Beam Programs

(The representatives of each R&D group should provide this given the fact that the programs will depend heavily on the characteristics and the goals of the groups.) Provide a summary table of possible TB programs for each R&D effort at the end of this section.

6.1 Beam Instrumentation Research and Development ( 1 ~2 pages for each R&D group)

6.2 Vertex Detectors (1 – 2 pages)

6.3 Tracking Detectors (1 – 2 pages)

6.4 Calorimetery (1 – 2 pages)

6.5 Muon Detectors (1 – 2 pages)

6.6 Other Detectors (1 – 2 pages)

6.7 Summary of TB Programs (Fisk, Fujii, Vrba, Yu)

7. Test Beam Coordination  ( 1 – 3 pages, Fisk, Fujii, Vrba, Yu)

We should write this section to provide a well coordinated group effort for an efficient and effective running of the programs.  We must also define the roles of the coordination groups.

Table 3 Summary of Worldwide Testbeam Coordination Personnel

| Groups | Americas | Asia | Europe |
| --- | --- | --- | --- |
| Overall | H. E. Fisk, J. Yu | Y. Fujii | V. Vrba |
| Cal | J. Repond, S. Magill | Y. Fujii | J. C. Brient, V. Vrba, P. Dauncey, V. Korbel, P. Checchia, S. Miscetti, W. Lohmann, A. Stahl |
| VTX & TRK | D. Karlen | Y. Sugimoto, M. Kobayashi, H. Park | C. Damerell, M. Winter, V. Lepeltie, P. Colas, R. Settles |
| Muo | H. E. Fisk (Temp.) | Y. Zhu, K. Kawagoe | M. Piccolo |
| Beam Inst. & IP | M. Woods | T. Tauchi, H. Yamamoto, T. Takahashi | P. Bambade, G. Blair, K. Guesser, N. Walker, D. Miller, P. Burrow, Doucas, W. Lohmann, A. Stahl |
| Other |  | I. Park (Korean Si detectors) | A. Savoy-Navarro |

8. On-going Test Beam Efforts (Fisk, Vrba, Fujii, Yu)

Summarize by the region ( 1 – 3 pages per region)

9. Remaining Testbeam Issues (1 – 2 pages)

10. Recommendations (1 – 2 pages) and Conclusions (0.5 – 1 page) (Fisk, Vrba, Fujii, Yu)

This section becomes an executive summary.

11. Bibliography (Yu)