4(f) Meeting with Midwestern Divisions

Rosemont, Illinois

October 25, 2001

10:00 A.M. – 2:00 P.M.

## I.	Introduction

Cindy Burbank opened the meeting by noting that this 4(f) workshop is the fourth in a series to gather division leadership, environmental coordinators, and representatives of state DOTs to discuss how we can improve our implementation of 4(f). She said that it is a joint effort between the Office of Environmental Planning and the Chief Council’s office and that both are committed to work with the divisions on this issue.

In October 2000, a survey was coordinated of all the state DOT environmental managers to identify delays in the environmental review process. Fourteen reasons were identified with 4(f) ranking first.  A separate study indicated that the Section 4(f) process added an extra two years to complete an EIS. Cindy declared that it our challenge is to make 4(f) work better with less time and more common sense results.

Each member of the group was then asked to identify the major 4(f) issues in their offices.  These included:

1) Section 106-4(f) duplication

2) Application of 4(f) to multi-use properties acquired with Pittman Roberts Dingle Johnson funds

3) Historic bridges, as well as rural historic districts

4) The need for common sense in the 4(f) process

5) Application of 4(f) to rivers designated as “recreational”

6) Better understanding of 4(f)

Cindy observed that the overlap of Section 106 and 4(f) seemed to be the most common problem issue identified in the 4(f) process and wondered why there was not a better fit in documenting these two processes.  She was surprised that no one mentioned the Interstate eligibility issue as it is something we need to think about.  She noted that the 4(f) statute, as enacted by Congress, is one of the most stringent standards we have, second only to the Endangered Species Act.  The statute itself sets a very high standard, and the courts have set the bar high as to how we implement that standard. However, there are things we can do better as far as timeliness and common sense application.  She said that our goal is to get a better handle on 4(f) and how it can be administered more effectively and to identify options for improvements to the process.  These could include information sharing, case studies, and changes to the regulations or statute.  She said that FHWA is open to these changes.

## II.	Issues/Case Studies

Fred Skaer identified the goals of the workshop as developing a better understanding of 4(f) and identifying opportunities for more common sense outcomes of the process.  He said that we need to focus better on our responsibilities under the law and inherent flexibility in the law itself.  He said that given the wide variety of experience with 4(f) we should build on thoughts and ideas of others, including the combined suggestions from the past three meetings (these were distributed as a handout).  Fred requested that the participants give examples of some specific problems that 4(f) has presented from project experience or from the examples developed during the previous 4(f) meetings.  These are outlined below.

# Problem:  4(f) documentation is too involved

Examples:  Wisconsin discussed a late discovery situation on an EIS project which led to an entire new round of documentation which had to be redone, repackaged and sent to the Department of the Interior for a 45 day review.  After waiting 90 days, DOI declined to comment. If it had not been a late discovery, it would have been included in the EIS.

On an Iowa project, most of the 4(f) resources were acquired and demolished after the initial 4(f) review requiring revision and resubmission of the documentation.

Ron Moses noted that Midwestern Legal Services hasn’t had disagreements with the divisions on the level of documentation, although in some cases they have determined that a specific property under consideration is not subject to 4(f).  A case was mentioned where FHWA was challenged on the Kickapoo Valley reserve.  It was agreed that the valley was a multi use property, but that the uses could not be distinguished and, therefore, that 4(f) was not applicable.

Tim Hill, now with Ohio DOT, has experience working in two different states and noted that PA required extensive documentation while Ohio’s approach had been avoidance of 4(f) resources, which in some cases led to poor decisions.  Ohio has decided to re-engineer the process, which should lead to more common sense decisions.  He said that we are prepared to “go through the barn if it makes sense.”

Ron Moses noted that in the past Ohio avoided everything resulting in a mitigated EA as all environmental consequences were avoided.  They won a court challenge to that approach, but the judge said they needed to do an EIS in the future.  Gerry Kennedy noted that avoidance of 4(f) resources at the expense of all other resources was not good balancing.

### Problem: 4(f) decision defy common sense

Larry Heil suggested that 4(f) was more stringent that the Endangered Species Act in leading to decisions that defy common sense.  As an example he presented the case where an owner says he will tear down a structure and the building is torn down anyway.

Jackie Lawton noted that finding an alternate that avoids all 4(f) impacts is often difficult with linear resources.  There is no way to avoid crossing a trail for example without going over to the next valley. She said that identifying the non 4(f) alternative can be a “tortured waste of energy.”

Tim Hill brought up a case where park avoidance took 10 feet from the front of a row of homes rather than a small linear section of the park.  He said that this was not the right decision, but it was “easier to walk over people than over the grass.”

Tim Hill suggested that level of detail was a particular concern of small projects with small budgets.  He said they should not need to develop detailed designs in order to make the argument that only a small piece of property is needed.  When the locals are actually in agreement that the action would not take a significant part of a resource, 4(f) should not apply.

### Problem: 4(f)-106 mismatch

Gerry Kennedy brought up the Section 106 and 4(f) mismatch noting that 106 was a good, solid process to address historic properties.  While the Section 106 process is not seen as “easier,” once that process had been concluded, there is no sense in duplicating the effort. Scott McGuire added that for the Spring-Sandusky project, the 4(f) documentation added three months to the project approval process after the issues had already been worked out during the course of the Section106 process. Tim Hill suggested that Section 106 offers a better protection to the resource than 4(f) as 106 provides for mitigation for indirect as well as direct effects.

Gerry Kennedy said with unoccupied rural properties in Iowa, the SHPO would rather have a chance to document the property, since the future of those properties is questionable.  This is especially concerning since in the 4(f) process this does not include documentation of historic resources.

Problem: Enhancements and 4(f):

Jackie Lawton remarked that Wisconsin used the PA a lot, eliminating issues with enhancements and 4(f).

Tim Hill then asked “if TE funds were used for former projects, such as bike trails, was the property now in transportation use or recreational use for purposes of 4(f)?”  The response was that it is a transportation facility if we retain access to it and may have dual use as it may be used for bikes as well.

Scott McGuire suggested that while the 1994 guidance on TE was useful, it needed to be updated.

# Problem: 4(f) increases time for an EIS

Jackie Lawton suspects that the Section 106 process adds time between determinations of eligibility and effects, negotiation toward an MOA, and limited archeology seasons.  Working through the additional steps of a 4(f) could add even more time.

Ed Kosola would question the two-year timeframe.  In his state (Nebraska) the problem is often poorly qualified consultants fighting requirements rather than working through the process.  He has seen people not qualified to do environmental documents working on National Historic Landmark properties.

Gerry Kennedy believes the key is knowing about issues early so you can set project schedules with an awareness of what is out there as opposed to working through an unrealistic schedule.   In Ohio, 2 years to 14 months is probably reasonable with a lot of time devoted to talking, coordinating and then the review time between DOT and FHWA.

III.      Why is there a 4(f) problem?

Harold Aikens answered this question by providing some background regarding the origins and evolution of 4(f).

The 4(f) Statute was passed in 1966 and was often called the Parklands statute because it was created in response to a lot of state highway projects connecting the dots and going through parklands as the least expensive way of building a project.  Congress felt if you are using Federal-aid you should limit this type of use. The Overton Park case was argued before the Supreme Court in 1971, and is the main precedent for interpreting 4(f).  The case dealt with a proposed 6-lane expressway through Overton Park in Memphis, TN.  The project would have severed the 342-acre city park destroying 26 acres of parkland and severing the zoo from the rest of the park.  The Court thought this was too much of a loss.  The case was based on the argument that the Secretary of Transportation should be able to weigh impacts of alternatives to make a reasonable decision based on degree of community disruption, even though a certain level of disruption was common to highway projects.   The court agreed that these lands should not be used unless the community disruption of not using 4(f) resources reaches extraordinary magnitude.

Courts of Appeals decisions since that time vary from one part of the country to the other.

In 1976, the Druid Hills case established the “black box test” in the 5th and 11th circuits (Southeast).  The black box test says that the relative significance of the 4(f) resource cannot be considered and must be avoided.  If the resource cannot be avoided, the least harmful alternative must be selected.

In the 1990s, the Eagle Foundation (IL) case looked at the accumulation of minor impacts, including cost, safety, and impacts on other resources.  The case recognized that the accumulation of small impacts could rise to the level of “not prudent and feasible” to not use the resource, thereby justifying a 4(f) use.

Harold Aikens stressed not to be afraid of 4(f); there is some flexibility, but you will have to justify decisions with good documentation.  The decision cannot be arbitrary and capricious.  4(f) often is used to stop projects whether the resource is of interest or not.  Consequently, the purpose and need for the project is very important in justifying any decision and must be well defined and address all issues raised.  It does not have to be limited to only traffic considerations and you can include other goals like use and economic development.  The Courts say a valid purpose and need should be reasonable and articulate the reason you need to do what you need to do.

The important thing to remember is that the decision cannot be arbitrary and capricious.  You need to be able to document what you are going to do and justify it to a reasonable person who does not know anything about the case (like a judge). The main thing is that 4(f) is not a total deterrent to your project, like the Endangered Species Act can be. Section 106 only says you have to consider the resource; FHWA can disagree and build the project. With 4(f) the agency must make a determination that there is no feasible and prudent alternative and if there is none, everything has been done to minimize harm.

# IV. Cumulative Impacts

After lunch, Harold Aikens turned the discussion to cumulative impacts as part of 4(f).  He said that if the no-build does not meet the purpose and need, it can be thrown out.  He also said that we need to look at 4(f) in terms of balancing.  4(f) puts a “thumb on the scale,” therefore; we need to load up the other side of the scale with an accumulation of safety, wetlands, and other impacts.  In order to get there we need to have a well-defined purpose and need.   A 4(f) resource will have to be used if avoidance alternatives do not satisfy the purpose and need.  Then we need to look at minimization (i.e. small takes of park), balancing what the impacts are going to be.

Harold Aikens said that everything is a risk, and that you cannot avoid dealing with 4(f) just because you are afraid. He said just to confront it.  In the 7th Circuit cumulative impacts together tip the balance so you can use the resources. He said that you can usually use the reasonable standard as long as you can show why you can’t use the non 4(f) alternative.

Fred Skaer said that in our regulations that we incorporate the Overton Park language, the wording of which is often interpreted differently. He said that the National Trust has its own concept of “prudent,” for instance. Harold said that this is true, but in 4(f) determinations context is important.

Fred Skaer asked how much documentation is enough. Harold Aikens said that the best thing is to contact legal council early on to determine if you even have a 4(f) issue.

Harold Aikens said that legal sufficiency insures that all the issues have been addressed. Fred Skaer added that the standard for legal sufficiency call for adequacy, not excellence. Cindy Burbank added that legal sufficiency review is important if we have a weak case that may set a new standard as this can have major impacts on all states.  She said that we need to look at what the ultimate impact will be if we lose a case.

# V.	 Opportunities

- Training

  - 4(f) class by legal

  - Web based training

  - CD, video based training

  - Cases studies-common sense examples

  - Testing for consultants and staff

  - Have a “go to person” on what constitutes a “use”

  - Consultant workshops

  - Local government “just-in time” training

  - Include 4(f) training for consultants in historic preservation

  - Training for resource agencies

  - Update 4(f) policy paper

2. Programmatic Approaches

- PA approach developed by Ohio-delegate applicability to the state

- 4(f) exemption if Section 106 satisfied

- Crossing linear corridors

3. Sections 106 and 4(f)

- Multi-purpose use documentation

4. Regulatory/Legislative Changes

- Valuation of resource by owner factored into significance

- Officials with jurisdiction determining significance

- Take the Overton Park language out of 4(f)

- Clarification of cost as consideration

- Define 144(o) in light of ISTEA-TE; what is prudent?

- Limit historic sites to National Register listed properties

Cindy thanked everyone for coming to the meeting. She said that this has been the best session thus far and has helped her gain a better understanding of what kinds of issues Midwestern states are dealing with.  She said that we will be looking at what suggestions we can move forward including developing increased flexibility, and training in 4(f) in order to make the process work better.