# .	R&D Programs and Engineering Studies

The purposes of Research and Development and engineering studies are to reduce technical risk and cost, and to improve performance. The following sections discuss briefly what we see now as the most important R&D that should be vigorously pusued for both Stage 1 and Stage 2. There is a distinct difference in the nature of the R&D between Stage-1 and Stage-2; the work on the low-energy collider emphasizes systems issues, engineering and cost reduction, while the R&D for the high-energy machine is strongly slanted toward the development of components. This difference is appropriate, because the components of the Stage-1 collider are relatively straightforward, whereas the Stage-2 machine requires cutting-edge devices, particularly magnets.

## 10.1 R&D for the Stage-1 VLHC

Because of the simplicity of the magnet and accelerator systems of the Stage-1 collider, there are only a few risk-associated R&D studies needed. Most of the R&D effort is devoted to reducing costs.

### 10.1.1 Tunneling R&D and Engineering

The major cost driver in the Stage-1 collider is tunneling and other underground construction. Large investments in underground construction R&D and engineering studies are easily justified because even small improvements in efficiency will save considerable cost and avoid significant financial risks. Furthermore, the results of this R&D that would be useful to a broad range of business and government far beyond high-energy physics. It might be possible to find funding from sources outside of HEP to support this R&D. The R&D is of two types: improvements in the current tunnel boring machine and conveyor belt muck removal systems, and trying new and innovative methods that might, if susccessful, reduce cost and improve safety.

Typically, forty percent or more of tunneling costs are in labor. Hence, development of automated or semi-automated procedures looks very promising. Such procedures could also result in improved safety, since fewer workers would be underground and at risk of injury. This is not fancy technology that will be difficult to develop and sell to the conservative tunneling industry, but relatively straightforward application of existing techniques that are widely used in other industries.

From a study carried out for Fermilab [1] cost drivers in conventional tunneling in Fermilab region geology are well understood. Improvement in TBM utilization can be achieved by fully instrumenting the TBM and trailing gear with pressure sensors, flow meters in the hydraulic and water systems, vibration sensors placed on all critical devices, and TV cameras positioned to watch all moving components. The TBM can be remotely operated from any place on the construction site. This dramatically reduces labor costs and improves job safety. Maintenance can be done as scheduled. Breakdowns aren't as costly, because you don't have large crews standing around waiting for a repair to be completed. The cost per meter of tunnel can be significantly reduced [2]. A Fermilab group has formed an informal collaboration with the Kenny Construction Company to instrument a TBM in a TARP Tunnel under construction.[3] and gather such data.

There are also many possibilities for the development of better tools and machinery to make tunneling faster, safer and cheaper. In a systematic R&D program aimed at reducing tunnel costs, new approaches to tunneling can be explored.  A visionary goal is to have no people underground except during maintenance. The mining industry is moving toward totally robotic systems but this technological evolution has not yet reached the construction industry. A modified TBM with corner cutters [4] [5] will produce a flat floor and allow use of a battery operated (no diesel fumes), rubber tired autonomous muck removal and transportation system.

Close collaboration between accelerator designers and tunnel engineers can also cut costs. The many additions, side caverns and adits that an accelerator seems to require drive up the cost of underground construction. Careful engineering of the accelerator in conjunction with the tunnel may be able to eliminate some of these and significantly reduce costs. This study will involve a multi-disciplinary team of accelerator scientists, engineers and underground construction experts.

### 10.1.2 Vacuum System

The vacuum system for the Stage-1 collider is a surprising cost driver. Development and studies of different methods to reduce its cost is are worthwhile. These could include simpler and less costly ion pumps and improved beam-tube materials and fabrication techniques. There are a number of possibilities. There may be practical non-evaporable getter material (NEG) that will pump semi-inert gasses such as methane. It would also be worthwhile to investigate the possibility that NEG strips exposed to synchrotron radiation and/or secondary electrons can pump methane. If so, this would eliminate the need for ion pumps. Another fruitful area of investigation is thin film NEG coatings which are under development at CERN. At a minimum these could be useful in special regions of the machine where conventional pumping solutions are difficult or not possible. The possibility that these coatings could replace the NEG strips, and possibly eliminate the need for ion pumps when exposed to synchrotron radiation, should also be investigated. Photodesorption coefficients of thin film NEG coated beam tubes and the pumping speed of these coatings in the presence of synchrotron radiation need to be documented.

The possibility of using the already present cryogenics of the magnet transmission line for a beam tube cryopump was recognized at the beginning of the study but it was felt that the cost of the cold to warm transitions and thermal shields would exceed the cost of the system that was analyzed. Perhaps this question should be reexamined. Unless the cryopump temperature is equal to or less than ~3K cryosorber will need to be added to pump hydrogen beyond one monolayer.

### 10.1.3 Beam Stability

There are a number of potential beam stability issues in the Stage-1 collider. As discussed in Chapter 3, these have been solved in the design study by rebunching the beam in the Tevatron before injection into the collider, and by using an audio frequency tune-modulation quadrupole in the Stage-1 collider. Neither of these steps seems difficult or expensive, but they do need to be studied both on paper and by experiments on existing machines. In addition, there are some other promising possibilities, particularly feedback systems, that are even less costly and also deserve study.

Studies at Fermilab that might lead to reduced transverse beam emittance would allow lower current in the Stage-1 collider and have many good effects, including reducing the possibility of beam instabilities.

### 10.1.4	 Magnetic field quality

Superferric magnets are unlikely to have many field-quality problems except near saturation. Nevertheless, we have not yet made a field-quality magnet with the correct cross section for the design-study lattice. There is a contract with ??? in Russia to make a six-meter-long magnet with accurate laminations. It might be useful at the same time to build and test cross sections with some fast-turnaround fabrication method, such as wire EDM machining. A study of the sensitivity of the magnetic field to steel chemistry and production tolerances would also be informative and might lead to cost-savings. Many of these measurements can be carried out on the magnet test bench shown in Fig. 10-1. In this apparatuse, 10 turns of water-cooled conductor are used to emulate the 100 kA single-turn conductor in the Transmission Line magnet. It is a simple matter to make yokes of any desired pole shape and size, clamp them around the conductor, and make accurate measurements.

Fig. 10-1 Apparatus for magnetic field quality maesurements

### 10.1.5  High-field quadrupoles

The interaction regions of the VLHC require high-gradient quadrupoles that seem feasible but are beyond the present state-of-the-art. These magnets need to be developed, and since such developments have traditionally taken many years, the R&D should start now. The target gradient for these magnets, 300 T/m, requires Nb3Sn of improved performance, and, hence, a parallel superconducting materials R&D program is also required. The U.S. LHC collaboration has proposed developing quadrupoles of similar performance for a luminosity upgrade of the LHC. If that effort is funded, it may accomplish the necessary R&D for the VLHC, as well.

Fermilab is particularly well-positioned to lead the high-gradient quadrupole R&D effort. In recent years, they have built the infrastructure necessary to do this work—reaction ovens, a strand-testing facility, a compact cable-making machine, winding and curing tooling for model and full-sized magnets, and a vertical dewar test facility that will soon have 30 kA capability, shown in Fig. 10-2. In addition, if wide cables are required LBNL is the world leader in cable-making R&D, and has a facility to make cables containing up to 60 strands. This infrastructure at the two labs allows the flexibility of design and fast turn-around necessary for a successful R&D program involving such challenging magnets.

Fig. 10-2 The vertical magnet test  facilitywith a model LHC IR

quadrupoleready to be inserted for testing.

### 10.1.6	  Magnet production, handling and operation

The very long magnets discussed in the design study raise a number of issues that are certainly soluble but need both detailed engineering and some R&D. These include the welding of the half-cores from the inside to permit an open-gap magnet; design of the cryogenic pipes and support system for large thermal contractions; beam pipes and transmission lines with short or non-existent bellows; the use of thicker laminations, extruded steel yokes, and less costly low-carbon steel to reduce the cost of the steel yokes; handling, transportation and installation needs to be engineered and prototyped. The R&D plan must contain the fabrication andoperation of long magnets in a “string test” that will prototype all of the issues involving the production, handling, installation and operation of the transmission-line magnets.

### 10.1.7	  Cryogenic system

The Transmission-Line magnet can, in principle, have a very small heat load, which leads to a small cryogenic plants spaced far apart, and low operating costs. With the plants spaced 40 km apart, there is the possibility of flow instabilities if there are regions of high relative heat load due to assembly errors or bad vacuum. These issues can only be understood and resolved by the combined use of computer simulation, bench-top laboratory experiments and large-scale demonstrations, using components fabricated in a realistic production environment. The results of these efforts will be fed back into the production and quality assurance methods, and will influence the designs of the instrumentation and controls systems, including software for stable control and recovery during upset conditions. The first test string at the MS-6 location at Fermilab, shown in Fig. 10-3, will answer many of these questions. It will have magnets and transmission line mock-ups connected to a well-instrumented refrigerator close by. It is expected to be fullyoperational in mid-2002, although earlier tests will be done using helium from dewars.

Fig. 10-3  A test apparatus for transmission-line loop. The green magnet is used as the primary of a transformer to induce 100 kA in the single-turn superconducting transmission line.

Using turbo compressors could increase the efficiency of the cryogenic plant. In order to use turbo compressors, helium must be mixed with high molecular-weight gasses at the inlet of the machine and effectively separated at the outlet. It is necessary to developed reliable separation/purification system to keep contamination of the Helium below required level.

As mentioned above, one of the issues of operating with supercritical helium is control of instabilities. One way to avoid those problems is to operate at higher temperature, in gaseous helium. It seems possible to add superconductor to the transmission line, which will have a small cost impact, permitting the transmission line at to operate at a higher temperature. This would make control easier and the refrigerator more efficient, and may lead to a net cost reduction.

### 10.1.8	  Public Acceptance and Outreach

One of the major hurdles that must be overcome before any big machine can be built is convincing the public that building and operating the collider under their homes and neighborhoods is both safe and environmentally sound. As a community, we have not been very adept at this activity in the past, but we will need to be in the future. A program of understanding the attitudes and real concerns of our neighbors and interacting with them in constructive ways must be started. In addition, understanding what other labs, such as CERN and DESY have done to permit them to construct off their sites would be useful. Studies and simulations of beam accidents and their effect on the environment are absolutely necessary, as are studies of the environmental impacts of the actual construction of the underground and surface facilities.

Even though we believe the VLHC to be the least expensive way to get to the energy frontier, it is not cheap. Getting the public and political support necessary to be funded will be a very challenging task. It must begin by educating and informing American citizens and their leaders of the importance of this research to their culture, civilization and well-being. As a community, we need to lead in this effort and not leave it up to the funding agencies. Again, understanding what our citizens and leaders view as important, and how we might fit in among those perceptions is the first step.

### 10.1.9	  Other Engineering Studies

There are numerous issues for the construction and operation of the VLHC that can be solved by engineering studies that will not involve much R&D. In many cases, these are as important and challenging as the R&D itself. Among them are studies of the integration of construction and installation to reduce the total construction period. This is a complex organizational problem tht could be studied through computer simulation. Other computer simulation studies might include construction and operational safety, which could inform us about the number of necessary egress points, the design of tunnel vehicles, and even safety and administrative practices.

The cost analysis presented in this study is very preliminary. It must be improved by continued iteration and deeper detail. In addition, there are other staging options and designs beside the one chosen for this study. It is important that some effort be invested early in the program to understand what the VLHC might look like and cost if those other designs were used. Exercises of this type must go hand-in-hand with discussions of  high-energy physics goals and the politics of international collaboration and planning.

## 10.2		R&D for the Stage 2 VLHC

### 10.2.1		High Field Magnet R&D

The VLHC-2 magnet system configuration with vertical bore arrangement adopted in this study dictated the configuration of the SC magnets described in Section 6.1. Arc dipole magnets are based on the common coil design and react-and-wind fabrication technique. This approach is regarded at this time as most innovative and cost effective although it requires significant efforts to prove it experimentally. Extensive R&D works in this direction are carried out at Fermilab, LBNL and BNL. There are also other magnet design approaches based on the traditional cos-theta (shell-type) coil geometry which allows both horizontal and vertical bore arrangement as it is shown in Figures 10-4 and 10-5. All those magnets were developed at Fermilab for VLHC and meet the VLHC-2 requirements including the operation field range, field quality, critical current and critical temperature margin, quench protection, etc. [1].  The designs and parameters of arc quadrupole magnets that match these dipole magnets are described in [2,3]. Due to small bending radii in the cos-theta type coils they are forced to use the wind-and-react technique in order to avoid a large degradation of the cable critical current during coil winding.  The cos-theta coil configurations allow reducing the coil cross section area by ~20% with respect to the block type coil with the same coil bore diameter.  These coils can be placed much closer to each other, especially in case of the horizontal bore arrangement, reducing the iron yoke (and magnet as a whole) size, weight and cost.  It is most straightforward for the warm yoke design [4] shown in Figure 10-5.

Fig. 10-4. Cos-theta cold-warm yoke dipole with vertical bore arrangement. The yoke cold part is shown on the picture, the 15 mm thick yoke warm part with ID=680mm is not shown.

Fig. 10-5. Cos-theta warm yoke dipole with minimized size and weight.

Model magnet R&D programs carried out in several U.S. national Labs and universities have to address the main question: which design approach and fabrication techniques are the best for the VLHC-2.  The VLHC-2 Magnet R&D program will consist of three traditional stages: stage 1 - short model R&D, stage 2 - full-scale prototype fabrication and tests, stage 3 - magnet string (hale-cell) test. It would require funding on the level of 5-10 M$ per year during 5-10 years to study different magnet designs and technologies, to select the best arc magnet design, to fabricate and test a series of full-scale prototypes, to build and test magnet system half-cell to demonstrate the feasibility of VLHC-2 magnet system. Based on the results of this program the input (base) for the cost estimate and schedule of VLHC-2 will be provided.

### 10.2.2		Strand and cable R&D

To build the high field SC magnets with a required for VLHC-2 nominal field/field gradient and reliable operation margins, the superconducting strands must provide certain parameters discussed in Section 6.1 and summarized in Table 10.1 [5].

Table 10.1.  Strand target parameters for the VLHC-2 high field magnets.

| Parameter | Value |
| --- | --- |
| Strand diameter | 0.300-1.000 mm |
| Critical current density Jc(4.2K,12T) | >3000 A/mm2 |
| Effective filament diameter deff | <40 m |
| Cu stabilizer | >50% |
| Residual resistivity ratio (RRR) | >100 |

Nb3Sn is currently the material foreseen for the development of VLHC-2 high field SC magnets thanks to its properties and commercial availability. At this time there are three technologies that may reach the above technical goals: Internal Tin (IT), Modified Jelly Roll, and Powder-in-Tube (PIT). In the second half of 2000, a Superconductor R&D National Program for HEP applications was started by DOE [6]. This program was oriented on reaching the conductor target parameters presented in Table 10.1 and optimization the Nb3Sn strand cost. This program has proved remarkably successful. In only a few months of R&D, U.S. companies IGC and OST improved the critical current density of Nb3Sn strands by 30%. Figure 10-3 shows the progress in time of Nb3Sn strand critical current density since 1984. A trendline extrapolation suggests an achievement of the 3000 A/mm2 goal within year 2004-2005.

Fig. 10-6.   Improvement in Jc (4.2 K, 12 T) of Nb3Sn since 1984 up to date.

The critical current density of Nb3Sn strands is controlled by a few parameters, such as the volumetric fraction of Nb3Sn phase that can be packed in the non-Cu part of a strand, strand heat treatment procedure, flux pinning mechanisms. All these parameters are now under investigation and optimization [7-9] in order to reach the required Jc.

Another critical parameter responsible for the persistent current effect in magnets and strand stability is the strand magnetization determined by Jc(deff, where deff is an effective filament diameter. For the Nb3Sn strands produced using the most cost effective technologies such as IT or MJR deff is quite large ~100-120 (m, and only PIT provides it on the level of 50 (m resulting in a significant increase of the strand cost [10]. An optimization of the strand design and technology aming on the reduction of deff in the high Jc Nb3Sn strands is an important next step of the Conductor R&D program.

In magnet design, it is also necessary to reduce the critical current degradation of the original virgin strands as well as to control the interstrand resistance, responsible for the thermal and electromagnetic coupling between the strands, during magnet fabrication and operation. In case of the wind-and-react technique, both strand plastic deformation during cabling (before reaction), and cable compression in the coil during magnet fabrication and operation (after reaction, due to coil pre-compression and Lorenz force) contribute to Ic degradation and interstrand resistive coupling. In case of the react-and-wind method, there is also to take into account the Ic degradation due to the bending strain introduced during winding. The cable R&D program goals are summarized in Table 10.2. Cable studies performed at Fermilab and LBNL show significant progress in developing of SC cable for accelerator magnets during last 1-2 years. The results obtained prove that cable R&D goals will be certainly achieved [11-14].

Table 10.2. Cable R&D goals.

| Parmeter | Value |
| --- | --- |
| Number of strands | 28-60 |
| Packing factor | 87-90% |
| Cabling degradation | < 10 % |
| Bending degradation | < 10 % |
| Compression degradation | < 10 % |
| Strand crossover resistance | >10 mcOhm |

As was shown in section 6.1.8, the cost of Nb3Sn strands is one of the major cost drivers of the VLHC-2 magnet system.  NbTi strands for accelerator magnets, thanks to previous HEP projects and the MRI magnet business, can be purchased in large quantities for about $100/kg. The small quantity price (e.g., 2 tons purchased for the U.S. LHC program) is considerably higher – about $150/kg.  It is apparently the lowest prices for this conductor since most of the cost savings and property improvements available for NbTi have been realized at this point. The status of Nb3Sn presents a stark contrast to NbTi. The quantities being purchased are small at present (annually approximately 0.5 ton for accelerator magnets, 2 tons for NMR magnets, and 2 tons for fusion energy magnets).  This factor of 100 lower volume means that the economies of scale available for NbTi do not exist.  Consequently, at this time, Nb3Sn conductor costs about $750/kg.

The goal of the HEP Conductor Development Program is to demonstrate that Nb3Sn costs can be reduced to the $150/kg range when the production processes are scaled-up to those used for NbTi.  In order to demonstrate this, the key is to scale up the unit process quantities, i.e. billet sizes, to the NbTi equivalent, and also to procure the raw materials in quantities that will show economies of scale.  The necessary technological steps and the costs to do this as well as the overall process costs are discussed in [15]. These scale-up efforts will require about 1 M$/year for three years for each process that is selected for scale-up.  However, the cost savings projected for a LHC-size project will return this investment many times over, and may be the critical factor determining the feasibility of such a project.

### 10.2.3		IR magnets for flat beam optics

The parameters of various IR magnets required for the flat beam optics are given in Table 6-6. The layout is shown in Fig.3-25. The following are the major design considerations of these IR magnets:

Small aperture (specially in quadrupoles for generating high gradients)

Brittle superconductors that must be used for generating high field/gradient

Large Lorentz forces (associated with high fields)

Small separation between the two apertures (associated with the doublet optics)

Given the importance of these few magnets, the state of the art superconductors are used in the design. The ends of conventional cosine theta designs put a practical limit on the minimum aperture, particularly in quadrupole magnets made with brittle material. To overcome this and other limitations VLHC-2 IR doublets are based on non-traditional magnet designs with racetrack coils.  These are conductor friendly designs with large bend radii and are suitable for containing large Lorentz forces.

The minimum separation between the two apertures in Q1A determines the layout of the entire IR region and the maximum beam size for the given optics. In addition, it also establishes the maximum pole tip field of this and other magnets. In conventional 2-in-1 designs, the minimum separation is determined by the conductor width required for generating field gradient and the support structure required for containing large Lorentz forces. In the proposed design the amount of conductor between the two apertures is much smaller than on any other side and no support structure is required between the two apertures. This brings a large reduction in spacing (by about a factor of five) between the two apertures. The cross section of the proposed design is shown in Fig.10-7. In order to facilitate large bend radii, returned path of all turns is further away from the aperture. Field contours and field lines in the aperture of this magnet are also shown in Fig.10-7. The design is based on react-and-wind Nb3Sn superconductor with a current density in the coil of 2500 A/mm2 at 12 T. The magnets based on these design principles use much larger amount of conductor than that in a conventional design. However, the cost of conductor is not a major issue in designing a few critical high performance magnets.

Fig.10-7: A conceptual design of 2-in-1 Q1A (left) and flux distribution in the coil region of the magnet (right). The design minimizes the spacing between two apertures.

This design also introduces a strong coupling and a cross talk between the two apertures. The superimposition of a dipole field on the quadrupole coils increases the peak field on the conductor and reduces the maximum achievable gradient. The maximum gradient in Q1A (minimum separation) is, therefore, 400 T/m as compared to 600 T/m in Q1B, Q2A and Q2B where this effect is much smaller. The goal is to minimize the cross talk induced harmonics with the exception of the dipole field. By symmetry, the normal even harmonics and skew odd harmonics are theoretically zero. The target field harmonics are given in Table 3-34. These values will be obtained either by design or by correction. Table 3-34 includes harmonics from both design and construction errors, however, the harmonic errors are dominated by the design. These harmonics are expected to come down as the design evolves. All four quadrupoles will have a different cross section.

VLHC IR region uses three types of dipole magnets. The design of all insertion region dipoles is also based on racetrack coils. D1A, D1B (one each on each side) are single aperture dipoles and D2 (two on each side) is a 2-in-1 dipole. The operating field in the smaller aperture (25 mm) dipole D1A is 16 T (quench field ~18 T) and it uses High Temperature Superconductor (BSCCO-2212) in a hybrid design. The operating field in the larger aperture (50 mm) dipole D1B is reduced to 12 T to reduce the Lorentz forces in larger aperture. This field can be entirely obtained by Nb3Sn superconductor.

### 10.2.4		Cryogenic-related R&D for a high field VLHC.

The large total cryogenic system power, the magnet string lengths, total cold mass, and total helium inventory for a VLHC-2 cryogenic system go well beyond that of previous systems.  Scaling up standard cryogenic methods and systems to the size of a VLHC results in some new problems which call for R&D.  The following is a list of some possible areas for R&D in cryogenics for a high field VLHC.

- It would be very desirable to reduce the installed cryogenic system power to significantly less than the presently estimated 105 MW. The heat load with the biggest potential for reduction by some innovative method is probably the synchrotron radiation.  Developing methods for removing some significant fraction of the synchrotron radiation at room temperature could permit a dramatic reduction in cryogenic system size (both power and inventory) for a high field VLHC.

- Static heat load (thermal radiation and conduction) reduction might be possible.  One should investigate the possible utilization of techniques developed for MRI or by NASA (e.g., trace cooling of supports and/or trace cooling of an inner shield).  It could also be beneficial to fund a development effort toward better multilayer insulation (MLI) and MLI installation.

- Improve cryogenic plant efficiency.  Although there is no thermodynamic advantage in a heavier gas as a working fluid in a cycle, there might be some advantage of a higher molecular weight refrigerant (nitrogen or neon) in permitting the use of very large-scale air separation compressors and expanders.  Hans Quack (cryogenics professor at University of Dresden, Germany) states:  “At a paper, which I am going to present at the CEC in Madison, I am going to propose a new system with a mixture of helium and neon as refrigerant. Such a refrigerant is nearly as efficient as helium, it allows power recovery of the turbines and a turbo compressor as main compressor and one can go down to 27 K.”

- Improve helium screw compressor efficiency.  This R&D item was listed at the Bloomington workshop in 1994 and the Jefferson Lab workshop in 1999.  Quoting from the 1999 report:  “Screw compressor efficiency (FY94 recommendation):  This one component accounts for more than half of total inefficiency of a refrigeration system.  We use screw compressors rather than the more efficient reciprocating compressors because of their very high reliability.  The root problem is that the He market is so small compared to Freon that it is difficult to get the vendor’s R&D attention.”

- Another R&D item from the 1999 Jefferson Lab workshop which is again worth listing is a study of flow instabilities in long systems.  Density wave instabilities could cause serious trouble for a VLHC, and a thorough understanding of this phenomenon would be required to ensure good design.

### 10.2.5		Synchrotron Radiation and Vacuum

Almost twenty years ago, when people started studying very high energy colliders like the SSC, the LHC and the Eloisotron, it was immediately recognized that the effect of synchrotron radiation on the beam tube vacuum and the cryogenic system would be a major issue and R&D challenge. Numerous experiments and calculations have been done since that time (REFS), and they still remain major issues for the design and operation of high energy hadron colliders.

The cryogenic issues fall into two categories: removal of heat from the beam-tube liner, and the total heat load. These are complexbut well understood cryogenic issues involving cryogen flow, thermal conductivity, pressure drop, and other parameters. So many parameters, in fact, that the solutions must be experimentally verified in addition to being simulated on computers. In spite of the complexity of the system, it is expected that modeling will accurately predict the proper design.

The vacuum system is more difficult to understand, and must be experimentally verified. The usual solution proposed, but which will be testedfirst in the LHC approximately six years from now, is to have a beam-tube liner, shown in Fig.10-8, which intercepts the sychrotron radiation at elevated temperature (to take advantage of improved Carnot efficiency), and which has small perforations that permit gas to escape and be trapped, cryopumped and shadowed between the liner and the beam tube. This system must be tested at sychrotron light sources, although a lot will be learned during the early operation of the LHC. Among the issues are pumping speed, desorption coefficients and clean-up time.

Fig.10-8 A model of the VLHC beam-tube liner

A photon-stop has been proposed as a possibility to intercept the intense synchrotron radiation in the Stage 2 VLHC. [1] The photon-stop, shown in Fig.10-9, is a piece of metal or semiconductor that protrudes into the beam pipe between magnets, and intercepts all ormost of the sychrotron radiation before it hits the beam-tube liner. The advantage of the photon stop is that it may be able to be operated at temperatures close to 300 K, thus saving significant amounts of cryogenic power, possibly more than 30 percent. A first pass engineering design of such a device has been completed. [2] The results of numerical impedance calculations [3] give additional support to the viability of the approach.

Fig.10-9  A model of a proposed VLHC photon stop, to be placed between magnets to absorb synchrotron radiation at 300 K.

An Argonne National Laboratory-Fermilab collaboration proposes a multi-step R&D plan towards the realization of such a device. [4] In the first step a photon stop prototype would undergo tests in the Advanced Photon Source (APS) photon-beam in a device that could be operated wholly at room temperature. Simultaneously, cryogenic tests of prototypes could take place at Fermilab. A photon beam is not required for such tests. A full-blown cryogenic and vacuum test series of the photon-stop in a VLHC-like setting is proposed as the final stage. An important part of the R&D is to understand the effect of the photon stops on the beam stability. This can be accomplished with a combination of sophisticated calculations and bench or beam measurements.

[1]	I. Terechkine, “Synchrotron Radiation in the VLHC”, Fermilab, Technical Division Note, unpublished, 01/01.

[2]	P. Bauer et al., “A Photon-Stop for VLHC-2 – Engineering Design – Part 1”, Fermilab, Technical Division Note TD-01-023, 04/01.

[3]	N. Solyak et al., “A Photon-Stop for VLHC-2 – Impedance Calculations”, Fermilab, Technical Division Note TD-01-014, 04/01.

[4]		Fermilab Technical Division Note TD-01-30

References

[1]     J. Lach, R. Bauer, P. Conroy, C. Laughton, E. Malamud, "Cost Model

for a 3 TeV VLHC Booster Tunnel," Fermilab TM-2048, April 11, 1998.

[2]     The Robbins Company, "Tunnel Cost Reduction Study," July 16, 1999.

[3]     Joseph Lach, "Instrumentation of a 17ft Diameter Tunnel Boring

Machine in the Chicago Dolomite."

[4]     G.W. Foster, "An Unmanned, Battery-Operated TBM Tunneling

Scenario," October 6, 1998. (VLHCPub-85)

[5]     G.W. Foster, M.P. May, "Generic Accelerator tunneling R&D at

Fermilab," August 1999.

- V.V. Kashikhin and A.V. Zlobin, “Magnetic Designs of 2-in-1 Nb3Sn Dipole Magnets for VLHC”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- D.R. Chichili et al., “Mechanical Design and Analysis of Fermilab 2-in-1 Shell-Type Nb3Sn Dipole Models”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- V. Kashikhin and A.V. Zlobin, “Conceptual Designs of 2-in-1 Nb3Sn Arc Quadrupole Magnets for VLHC”, Fermilab, TD-01-019, March 2001.

- V. Kashikhin and A.V. Zlobin, “2-in-1 Shell-Type Arc Dipole and Quadrupole Magnets for VLHC”, Fermilab, TD-01-0??, April 2001.

- G. Ambrosio et al., “Superconductor Requirements for the HFM Program at Fermilab”, Fermilab, TD-99-073, December 15, 1999.

- R.M. Scanlan et al, "Conductor Development for High Field Dipole Magnets," IEEE Transaction on Applied Superconductivity, vol. 10, p.288, March 2000.

- M. T. Naus, P. J. Lee and D. Larbalestier, “The Influence of the Starting Cu-Sn Phase on the Superconducting Properties of Subsequently Reacted Internal-Sn Nb3Sn Conductors”, ASC2000, Virginia Beach, VA, Sept. 17-22, 2000.

- E. Barzi et al., “Heat Treatment Optimization Of Internal Tin Nb3Sn Strands”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- J. McDonald and E. Barzi, “A Model for Jc in Granular A-15 Superconductors”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- E. Barzi et al., “Study of Nb3Sn Strands for Fermilab’s High Field Dipole Models”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- E. Barzi et al., “Progress report on superconducting strand and cable R&D”, Fermilab, TD-01-013, February 14, 2001

- D. R. Dietderich et al., “Critical Current of Superconducting Rutherford Cable in High Magnetic Fields with Transverse Pressure”, IEEE Trans. on Appl. Superconductivity, v. 9, pp. 122-125, 1999.

- P. Bauer et al., “Fabrication and Testing of Rutherford-Type Cables for React and Wind Accelerator Magnets”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- E. Barzi et al., “Strand Critical Current Degradation in Nb3Sn Rutherford Cables”, ASC’2000, Virginia Beach, VG, September 2000. IEEE Transactions on Applied Superconductivity, v. ?, No. ?, March 2001, p.

- R.M. Scanlan, “Conductor cost/performance status report for Snowmass 2001”, LBNL SCMAG 737, February 2001