Contracting Officer’s Representative

Refresher Training - Day 2

A Telecast Originating from the BLM National Training Center in Phoenix, Arizona

April 4, 2002

This transcript is from the closed-captioning file produced during the telecast.

It may contain errors and omissions in transcription.

[ Willie Nelson's "on the road again" ]

Announcer: Live from the Bureau of Land Management National Training Center in Phoenix, Arizona, the BLM Satellite Network presents Contracting Officer's Representative Refresher Training, or, the road to successful contract performance through consistent contract administration. And now, the host of your program, Denise Bickler.

D. Bickler: Good morning, everyone and welcome back to the second and final day of our satellite training for COR Refresher Training. As I said yesterday, the Interior Department requires that CORs receive 24 hours of initial training and 8 hours of refresher training every three years. Don't forget that at the end of today's broadcast, you'll need to successfully complete the test located on the BLM website to be recertified as a COR and, again, passing is 70%. The test will be available until close of business on April 11th. Now, joining me again today and I'll try to say it right today, because I've practiced all night long, are Gwen and Liz. That would have just gone right by, you guys, but you had to make an ordeal about it so everybody knows now. Almost slipped one through. So are you both ready? Did you get a good night's sleep and ready to go again?

G. Moore: We're ready to go.

D. Bickler: Great. Well, before we get into the instructional segments, let me quickly review a few things. Like yesterday, there will be two 15-minute breaks during this broadcast, and we will be taking calls, faxes and using the push-to-talk system throughout today's show for your questions and exercises. We'll let you know when to call in, and the green light-red light rule still applies for using the push-to-talk since it seemed to work so well yesterday. When the red light appears in the upper right portion of your screen, we will not be answering questions, but if the green light is on, ask away. As a reminder, in order to control phone traffic, I'll be using my special little hand props to let you know if two people have called in at the same time. We will yield to the first caller, and I will get to everybody that calls in. Now, yesterday we got a few phone calls and we found out there were some problems with connections for push to talk. So I am going to give you the phone number again to the NTC operator that can help you out with that. We'll ask, please call. The push to talk is making this broadcast exceptionally wonderful. I know I'm enjoying it. The phone number is.... today we're going to discuss solicitation review. , site visits, conducting pre-work meetings, documentation, contract modification, Variation In Quantity, labor law compliance, standards of conduct and to conclude the broadcast, Joe Federline, the Group Manager for the Bureau of Land Management property and Acquisition Management will join us on video from Washington D.C. to talk about current management issues related to contracting. So let's get things started today with a few questions that came in from yesterday's broadcast and the first one we're going to answer, they're obviously anxious for an answer because they faxed it twice now and this comes from theian 81 lands national parks folks and the question is, we're all wondering what the significance is of the toy vehicles on the December income front of you. As you can see. Well, as the intro said, this course is, Liz, the road to successful contract administration and these are our vehicles on the road.

If you look on your study guide, that was the title.

D. Bickler: We each got to pick our own vehicle. So this is the significance. Ok? Got that out of the way.

L. McDill: And that's why you're using the hand signs, too. Don't forget. We have stop signs, road signs.

D. Bickler: Get it? "the road"? The first question, very good question, we didn't go into too much detail on this matter yesterday, so this is a good question. Would you please explain what actual and liquidated damages are? I assume these are damages the contractor pays if a project is not done on time, correctly or if there are damages to Federal property. Well, damage to Federal property is a separate issue from liquidated or actual damages. If a contractor damages government property, he's liable for the repair or the replacement of that property. We prefer that the contractor repair or replace it himself, but if he fails to do that or refuses to, we have a couple options and one of them would be that we can withhold a sum of money from his payments that we determine is the cost of replacement or repair. Would you agree?

G. Moore: Right.

D. Bickler: Ok. Now, as far as the damages, it's prudent for a project developer to ask the question at the beginning of the solicitation process, in the pre-solicitation phase, what type of damages might be incurred by the government in the event the contractor fails to complete the project by the date specified in the contract. The government deserves some protection against unplanned costs which would or might be incurred because of late completion. Now, the first of those damages we'll talk about is actual damages. The default clause in construction and service includes a provision for actual damages and makes the contractor liable for all damages which the government can show resulted from the contractor's tardy performance. The protection afforded the government by the actual damage provision is considered adequate in those situations where the government's damages or increased costs are directly related to the delay and can be computed from realistic cost data. Actual damages are difficult to collect and would you either of you like to expound on actual damages?

G. Moore: If they're questioned, they very, very difficult for us to collect, and so we need to really think about it if we're going to include an actual damage clause in our contract for that very reason. It's a surprise at the end of the contract to the contractor. He doesn't have a real good idea what those costs truly might be, and that's part of the problem.

D. Bickler: So the last damage clause we'll talk about is liquidated damages. The provision for liquidated damages may be used only when there is a reasonable expectation that the government would be financially damaged by late completion, the anticipated loss would be impossible to determine with any accuracy, and liquidated damages seem more appropriate where costs are incurred by third parties within the government or where there may be ripple effect to the damages. Once a damage provision is included in a contract, it cannot be waived, modified or deleted by the CO so you should be careful what you ask for because we can't take it out.

G. Moore: I think another good way to describe liquidated damages, Denise s they're a forecast of what the government might incur. It's our predicted costs. They're included in the contract in the solicitation package so it's not a surprise to the contractor. That's the basic difference between the two types of damages.

D. Bickler: One quick example might be, for instance, I have a contract that's in a very remote area, hours from any kind of town, so in order to provide government inspection or a COR, we have to have a hotel, we have travel of approximate will he two to three hours, the time -- hourly wage for the person on the job site, those are the kind of things included in liquidated damages. So if the contractor runs over, we can clearly say these are the costs because he had a hotel, he had this, so on and so forth.

L. McDill: Another example of that was when in Denver they were building the new convention center. At the time, I worked downtown and I used to walk over and watch the progress of the building, the construction and they had a giant billboard display that showed what the cost of the convention center was going to be and what the liquidated damages by day were going to be assessed to the contractor if he didn't complete on time. The liquidated damages and I don't recall the exact dollar amount, were in six figures, it was like 600 and some thousand dollars a day. The reason it was critical they complete that convention center on time was that Denver had already booked clients to come in and perform in the convention center on the first day that it was supposed to be completed. Hotels already had bookings. It would have reaped a substantial impact on Denver if they had not been able to conduct that convention. It was wild, though. They made it.

D. Bickler: So those are some examples of liquidated damages. I hope that's answered the question. If not, if your push to talk is working, push to talk and let us know or send us another fax and we'll address it further. The next fax that we got in is from our good friend Vern ruly, and I'm sorry, ladies, but he would like this question answered by GWIZ or LEN. Is either here today? Vern's question is he missed the answer to construction contracts over blank require bonding and could we fill it in? Well, the answer is, Vern, $25,000. And just where were you that you missed that? Ok. The next one comes from the National Park Service. The Delaware water something national resource area. DEENA. Toward the end of today's presentation you talked about purchasing from a GSA schedule over $25,000. Councilperson repeat it and is the regulation published somewhere? I will give to that LEN.

L. McDill: If you are purchasing from a GSA schedule and the dollar amount is over $25,000, the rule of obtaining competition is still -- applies. The difference is, over $25,000 for under GSA schedule, you do not have to synopsize the transaction. If it's a simple buy, you can just get telephone quotes. If that it's a more complicated one, you might want to send out a more formal RFQ and I hope that answers your question.

D. Bickler: Thank you, Liz. Our next question is from Jeff at the Folsom Field Office. GWIZ, this one is for you.

G. Moore: Nice to have you with us, Jeff. In which electric format does I.D.E.A.S. require construction specifications and drawings? The word there is MS word is the format that the specification should come in, and the drawings need to be a PDF file or a TIF file. Then he goes on, do you still prefer hard copies of drawings for reproduction purposes? Yes, we do, because we are going to have to do both electronic transmission of our solicitation packages as well as paper until all of our contractors get online to do everything by their computers. He goes on to say, does this format produce the same quality drawings as Autocad? Yes, they do. We currently -- the first job that I had, my $5.5 million project, is currently out both electronically -- we sent CD-ROMs out as well as paper copies, and the quality of the drawings is excellent. So hopefully we'll be able to do this. I do understand that there's a little bit of conversion problem going from WordPerfect to Word, but we're working on that. You do have to go back in and check numbers, and when you're using fractions that don't translate --

L. McDill: Any kind of graphics also.

G. Moore: You have to be very, very careful in the checking. I hope that answered your question, Jeff.

D. Bickler: Ok. And the next question is from our friend Rick at Fort Summter. We're glad you're with us. Our project inspectors required to have 24-hour COR training?

L. McDill: In the BLM we have a course -- we conduct a course a24-hour PI training course specifically directed to PIs.

G. Moore: That's correct. And it's sponsored and overseen by our engineering group. We add the 24-hour contract administration portion to level 1 project inspection class. It's a two-week class that our agency conducts.

D. Bickler: And the final fax that we got is from Doug porter at the National Park Service in Denver. Welcome, Doug. There's a couple of questions here. The first one is, the seven days to return an invoice, if it is not correct, is this a legal or contract requirement, or just good business practice?

L. McDill: It's a requirement specified in the prompt payment act itself. It specifically states you must return or reject an invoice seven days of receipt.

D. Bickler: The next two questions on here are really comments. I'll comment on the first one. They're talking about the interest issue that we discussed yesterday, how do the CORs find out, how do the contractors find out that interest has been paid? Now, every bank is different. Some banks may notify the minute a deposit is made. A lot of times, what I have discovered, is that banks don't do that. The contractor simply gets his bank statement and, voila, there's a deposit. It doesn't indicate -- it might indicate who deposited it but it does not indicate the invoice it's paying, so it's up to the contractor to track that information. The other issue made there is that it would be nice if the contractor is notified that the payment is different. I know in the BLM we notify the contractor if the payment is less. Usually we will do that. We phone him to let him know, we have a problem with your payment, this is what it is, and it's going to be less than you requested. But we don't necessarily know if interest has been paid right away. So the contractor will just know when he gets his statement, oh, there's a little extra money and he he'll call and say there's more money here than I requested. But that's just kind of a --

L. McDill: The way interest ends up being paid is it's an automatic transaction in FFS. Even the voucher examiners within BLM, the payment people, they are not aware of what the dollar amount of the interest is. Once you reach that -- the date, in the case of construction contracts, the 15th day after the due date, FFS automatically calculates the interest and automatically adds the interest to the contractor's payment. So it is not a manual thing. No one really has control over it. We don't even know what the dollar amount is.

G. Moore: I think the only opportunity when we find out about interest is when we have to -- when we get that monthly statement that says we paid 28 cents or $1.33 or whatever.

D. Bickler: The other comment here about fiscally is if there's interest the project may run out of money. Every office is different. The BLM does not pay that interest out of the project. It comes directly out of the office that caused the interest to be paid. So if it's the COR, comes directly out of that -- a whole another budget. If it's the Contracting Officer, it comes out of our budget. It doesn't come out of the contract budget. But every office is different and, you are, right, if interest is paid and it affects your total value of your contract, that could be a problem, however, we're still bound to complete the project and pay the contractor the contracted amount. Now, there is a third comment here and, Liz, did you want to comment on it?

L. McDill: Sure. It was about using value based contractor selection in their office. This is the same National Park Service office. They said that initially they saw a reduction in contractors responding to solicitations when -- because of the new and unusual paper work requirements. They were only left with one contractor in the competitive range and could not touch the well qualified contractor who responded because they were too expensive. They also made an observation that in the last few years that problem has dissipated and they are now getting better contractors as a result. And most are committed to doing the job right. So that's an interesting observation for best value awards.

D. Bickler: Thank you for the positive input regarding that.

G. Moore: One that works. That's great.

D. Bickler: Now, before we get into our segment, are there any other questions regarding yesterday's broadcast? Please use your push to talk. How about if someone just lets us know that you're out there. Doug from Casper. Don from Casper, are you there today?

Caller: No, he just stepped out.

D. Bickler: Ok.

Caller: This is Eddie from the Arizona office.

D. Bickler: Hi, Eddie. We just wanted to make sure somebody was out there.

Caller: Chip in Phoenix.

D. Bickler: Hi, chip.

G. Moore: Denise was considering doing a roll call but we weren't sure art in the control room was up for that.

L. McDill: BLM Cheyenne, were you able to get your push-to-talk working? Apparently not.

D. Bickler: How about the Denver service center?

Caller: This is Denver.

Caller: We're here in Denver.

D. Bickler: Is that BLM?

L. McDill: Or park service?

Caller: BLM.

D. Bickler: Good morning.

Caller: Dave, BLM.

Caller: Denver -- ok.

G. Moore: Thank you. We're glad you're all with us.

D. Bickler: This is good to know. It's a little funer when there's interaction. We'll move into our very first segment, which is solicitation review, and for a change of pace, I, your hostess extraordinaire, will go over it with you. Reviewing the solicitation is a team effort, and after this section, you'll better understand the importance of the review of the solicitation documents. Yesterday we talked about the Purchase Request and the information required to correctly process it. Well, this information that's provided to us is in core parade into the subsequent solicitation. The COR is the player in the solicitation review process, usually because he helped put that information together. The purpose of the solicitation review is to try and catch problems or mistakes before the bid opening and award. Now, remember, amendments to solicitations are free. -- modifications to contracts are considered sole source actions and almost always cost money. Please turn to page 23. The Contracting Officer Wilford a copy of the solicitation to the COR at the same time it is mailed to prospective bidders and upon receipt you must immediately review the solicitation package. Specifically you should review the following parts of the solicitation. Line item summary or schedule of items. Look at the unit. Is the unit property stated? For instance, cubic yards versus square yards. That's a mistake that happens often. Feet -- inches versus feet. Pound versus ton. Ton versus cubic yard, months versus hours. All of these mistakes happen a lot. Are the quantities correct? Are there any extra zeros inadvertently added to the quantities or are there zeros missing? Is the period of performance correctly stated? I know in our solicitations we choose to put that period of performance in a couple of different places. One is on the 1442. The other is on the bid schedule itself. Is the year correct on that? If stated more than once, like I said, in the solicitation, is it the same throughout the package? For construction projects, is the estimated price range properly stated? It should reflect the government -- the government estimate should be somewhere inside that range. If it's not, let us know. That's a problem. If the solicitation contains minimum and maximum quantities, are they properly stated? Are the delivery dates correct? The site inspection or site tour information -- site visit information. Is all the pertinent information correct? Are the schedule date, time and meeting place correct? Is the point of contact information correct? Specifically, check your name and your phone number. I know one time my phone number got in there, and I couldn't answer the questions. Are all the special instructions stated correctly? We talked about that yesterday. Is there a special vehicle required? Will it be so long that they should bring food or water? Do they need special apparel? Have we told them everything they need to know about that site visit? The specifications and drawings, they should be correct when they come to us, but look at them again. Are all the specification sections included? And are they in the proper order? Does the statement of work or specification adequately define the required need? Are the deliverables defined? Are all the drawings included legible and in the proper order? Some other items of concern are the liquidated damages. If you've requested liquidated damages, are they included in the solicitation and are they in the correct amount? You might also look to see if we've inadvertently included the liquidated damages clause when you didn't ask for it, because that's happened in the past, too. Is the basis of award correct? This is especially an important item when availability of funds is an issue, because there are a variety of availability of funds situations. We need to make sure the proper basis is stated in the solicitation. For instance, next year's money, you might have base plus additives or award by schedules. It's important that you have those schedules stated in the right order or in the order of -- what's the word -- priority. Because however they are stated in the basis for award is how we have to award them. If you discover any discrepancies in the solicitation, you should notify the Contracting Officer immediately so it can be addressed in an amendment. Now, I have a little story that I'll share with you in regards to reviewing or not reviewing the solicitation. I had a requirement for a fire station. It was submitted to me with quantity -- it was line items, quantities in one of those line items was for sod, and the stated quantity was 85 square yards. This fire station was being built in a very small town. At 3:00, the day before the bid opening, which was 10:30 the next morning, the COR called me and informed me that after a closer review he discovered there were several errors in the specs and in the bid schedule. One of which was the quantity stated for the sod. All we really needed was 1,250 square yards, not 8,500. I went to the town this fire station was being built in, and I promise you, 8,500 would have sodded the entire town. So he wanted to know, can we just wait until after award and modify the contract? Well, the answer, of course, no. The bid opening had to be extended by two weeks, and the solicitation was amend to do reflect necessary changes. Now, when I told him I wouldn't -- I wouldn't wait until after award, he said, as long as you have to change that, you may as well change, this, this, this, this. Well, he wouldn't speak to me for a few days. Had the COR reviewed this package right away, the delay in opening could have been avoided. If award had been made prior to noticing the problems, it may well have resulted in the termination of that contract for the convenience of the government because of our error. Now, Liz, don't you have a story similar --

G. Moore: Before she starts, Denise, that's quite a sod story.

D. Bickler: Let me lay the sod on you.

G. Moore: Sorry.

L. McDill: Yes, die have a story. -- yes, I do have a story. This is a true story. A government contracting office was responsible for ordering restroom supplies for their facility. They received a Purchase Request for toilet paper, paper towels and soap. On the Purchase Request there was a line item that indicated CL as the unit of issue for the toilet paper. Well, the CO assumed that meant "case lots." Now, can you imagine the CO's surprise and everyone around when the toilet paper was delivered, instead of case lots, and they delivered 40 carloads and I don't mean little VROOM cars. They delivered 40 choo-choo trains carloads of toilet paper. At the time GSA would not accept returns. So this poor Contracting Officer spent the next few weeks trying to give away cases of toilet paper.

D. Bickler: Or carloads.

L. McDill: Anything they could. They didn't have storage space. They couldn't keep it.

D. Bickler: To this day they're not wanting for toiletries, are they?

G. Moore: It's a great place to be in an emergency.

D. Bickler: Oh, boy! Well, the areas we've listed for review -- thank you, Liz, or Len or whoever you want to be. The areas we've listed for review are very important. If errors occur in any of these items, it could be considered a fatal flaw and may require cancellation of the solicitation after bid opening, or worse yet, termination of the contract after award. I say "worse yet," because a termination for convenience always costs the government money. The key is to catch the errors early in the solicitation process. So as you can see, your review plays an important role in the procurement process and if it's done correctly from the start, it's a much smoother process for all concerned. Now, are there any questions concerning the solicitation review?

Caller: This is chip in Phoenix.

D. Bickler: Hi, chip.

Caller: In terms of technical equipment, has there been any changes in terms of developing the scope of work, being able to do a brand name or equivalent, brand name or better, listing performance specs, salient characteristics? Is that all pretty much the same when dealing with technical equipment?

G. Moore: Absolutely. If you have a need for only a single brand because of compatibility, you're going to have to write a justification to us about all of that. If you can use something other than the name -- the -- more than one brand, not a sole source, then we do still need you to describe your need, but salient characteristics are absolutely critical when we put those two little words after the brand, and that's "or equal," because those salient features, of course, are used to compare an "or equal" product. That's how we determine its acceptability.

D. Bickler: That's a good question, skip --

Caller: Chip.

D. Bickler: I'm sorry. I have a friend named skip. If you're going to use a brand name or a -- or spec a particular brand, it is imperative that we say or equal, we list the salient characteristics, and make sure the rest of the specification works with or is coordinated to that specific requirement. I had a solicitation. It was for towers. We spec'ed a particular brand of tower, however, we also stated that it had to be OSHA compliant with this, this and this and this particular tower was not OSHA compliant. I wound up terminating the contract for convenience because it wasn't discovered until after award was made.

L. McDill: So our own specification did not meet the OSHA requirements --

D. Bickler: It contradicted itself. So you have to be real careful with that as well. And that's part of the review process.

G. Moore: The coordination and review, the more eyes that look as something the more likely we are to find mistakes.

D. Bickler: I know this is difficult to make, but we make mistakes, too, and there are a lot of people that handle that solicitation, I know, in our office and zeros get dropped off, added, Ss become Cs --

L. McDill: We get real busy.

D. Bickler: Thank you, chip, and there are any other questions?

L. McDill: See, she confused the name.

D. Bickler: Ok. That's it --

Caller: Wouldn't it be better -- this is Linda McFarland with Acadia national park. Wouldn't it be better to try to get the review process done before the solicitation package goes to the vendor so you don't have to amend it, you can make the corrections first?

D. Bickler: We do review it before it goes on the street, and I'll kind of open this to all of us. My feeling on that, if we did that, it would extend the entire solicitation process by that much longer. Do you have an opinion --

G. Moore: I think it is done, Linda, internally, at least at our agency when something is written at one level, it has to go up to the next level for review, and we all try to catch those errors. We as Contracting Officers have an obligation also to look at the packages. We try to look at them and do look at them as the public would. Maybe we don't know all the little ins and outs of the technical part, but we can see if things appear to be conflicting, ambiguous, unclear, whatever you want to say, so there is a review process in place at least in our agency, but as Denise said, these packages go through lots of hands, and they get dropped and whatever, but to answer your question, sure, we'd love not to ever have to amend. But it just doesn't seem to happen in our business.

D. Bickler: Thank you very much. We need to move along a little bit. That's it for solicitation review. So we will move right into the site visits and we'll let Gwen walk us through the site visit. And use up her word quota for today.

G. Moore: Thank you, Denise. This section will explain the benefits of a site inspection tour and what the COR's responsibility is at a site inspection tour. If all of you would please turn to page 25 of your study guide and just follow along. On the screen you will see a picture of a site tour being conducted. Look at this for a second and what I would like you to do is tell me what you think is wrong with this picture. But first, there is a disclaimer. Do not comment on the people. This is our production crew and we need them for the rest of the day. So don't be talking about how they look. Ok? So take a moment, look at the picture. This is a site inspection tour. Does anyone see a problem with what is depicted here?

Caller: This is Tom in Frederick. They're in two different groups.

G. Moore: Right on. Way to go, Tom. That's exactly the answer. The government has allowed itself, the COR is talking to a single contractor. There are obviously other contractors in the background that are not able to hear. Remember, what you tell one contractor you must make available to everybody. It's always better to talk to the entire group. The COR should never allow himself to talk to one contractor at a time. The next question that I have for you, does a contractor need to attend -- or is it mandatory appear contractor attend a site tour to be eligible to bid on a project? Who would like to answer this one?

Caller: This is Rich in Worland. First, by like to say hi to Joe at the NTC and a contractor does not have to be at the bid tour, but it would be ridiculous not to be there.

G. Moore: We all agree with your thought there, Rich and you're absolutely correct. We cannot make a site tour or a site inspection mandatory to a contractor but we certainly strongly, strongly encourage them to attend. So what is the purpose of a site tour? Well, on page 26 of the study guide, there's a fill in the blank review, so follow along as I go over site inspection tours. It's an opportunity for prospective bidders to physically visit a project site and to determine the conditions that may affect their bid prices. Always remember that the COR and only the COR, should conduct a site tour. The site tour is not a forum for changing work or ever a discussion of the government estimate. Discussion should be limited to the information contained in the solicitation package itself. Questions and answers should always be conducted within the hearing range of all the attendees. If it's necessary, repeat any questions or use a microphone, a bullhorn or any method you can come up with so that everybody can hear all of the proceedings. Activities on a site tour must be conducted, including a list of those people attending, as well as the companies they represent. This information should be forwarded to the Contracting Officer immediately after the site tour. It becomes part of the official contract file, and I can't tell you the number of times during administration questions will come up, contractors may come in and say "I need 10,000 more dollars because this or that happened." We can go back to the site inspection tour notes and verify, that was discussed, sir, at the tour. It's here in the package. And those documents sometimes become very valuable in trying to settle some disputes under contract. Site tour attendance is not mandatory for bidding on a project. As much as we would like to make it so, we cannot do that. The questions and answers from all tours can be made available to all prospective bidders through amendments. We have just recently started doing that in our office on these larger dollar contracts that we get -- that we get involved in because generally they do generate a lot of questions and a lot of answers are given that we always feel would be of been to it prospective bidders. So we are doing a lot of this amending out of our office.

D. Bickler: Would you say that that is kind of dependent on what happens at the site tour?

G. Moore: Absolutely.

D. Bickler: It's not necessary if there's just a few people, no questions?

G. Moore: Exactly. There there was a couple people, no questions, no need to do anything. It's kind of a judgmental thing. But the necessity for documenting the tour still remains. Corrections of ambiguities or errors are more appropriate as amendments before award of a contract rather than modifications after. I believe you heard that just a moment ago, but it's very, very important that we keep this in mind. Only one site tour is conducted by the government unless a subsequent one is arranged by amendment. Now, during the 9/11 terrorist attacks, we had a lot of site tours scheduled for that time frame and we had a lot of instances where we were having to reschedule inspection tours. Personally I had one going on in Alaska. I had all my contractors in Anchorage and my site tour was being conducted in Fairbanks. We had to reschedule, put out an amendment and give everybody an opportunity to see the site that wanted to. Now, on page 29 in your study guide there is a scenario that describes a site tour. I'd like you to take a moment, read through it, and underline any potential problems that you might find as you read. We'll give you approximately three minutes to do this.

L. McDill: Welcome back. Let's go over this scenario together. The Project Inspector had helped write the specifications, and was familiar with the details. However, he agreed to do the site tour, and that is incorrect. Only the COR is authorized to conduct a site tour. The PI invited both prospective bidders to ride in the government vehicle. This should never happen. There is a liability issue. If an accident occurs, this opens us to legal issues. Also had there been more than two prospective contractors this, could have led to preferential treatment or the appearance thereof. Another problem, the PI voiced his opinion. Site inspection tours are for showing, not for telling. Another one, the PI indicated a suggested change would be ok. You should only discuss what is already stated in the solicitation package. If contractors recommended changes, you can listen, but the best advice is don't even comment on the changes. McCoy. Another problem, the PI agreed to conduct another site tour. That is wrong. Only the CO can authorize additional site inspection tours and that must be done by amendment to the solicitation so every potential contractor is afforded the opportunity to attend another site tour. Remember, the idea is to keep a level playing field for everyone. Another problem, the site inspection tour information was not disbursed by amendment. The list of attendees and any issues discussed should be provide to do all potential contractors, although if it's a small item and there were no significant discussions, it is not necessary, but that's a judgment call by the CO. You know, Gwen, this also applies to service contracts for site visits. It isn't just pertinent for construction contracts.

G. Moore: Great.

L. McDill: In the I.T. arena, it's a great --

Caller: Does every contract require a site tour?

L. McDill: Site visits -- site inspection tours are generally conducted for construction contracts. It's the way in which the government can allow in an organized manner the potential contractors to view the site to become aware of any potential problems or any unusual conditions that might impact their bid. So it's advisable. I don't believe it's a requirement, but it's advisable and generally under construction contracts, site tours are conducted. Under service contracts, in the I.T. arena, I myself have conducted site visits for the same reason. It's good for contractors to be able to see what equipment the government has at a facility, especially like in a user support situation. They can see the equipment, they can see what the layout is. They can understand any kind of problems they might have. Maybe the facility is located on several floors and they're going to have to run up and down. They'll understand what our telecommunications system is. So it's a very good policy to follow if you have a complicated procurement action.

D. Bickler: Not necessarily complicated, but any kind of service, especially construction, but on a service, say, trash collection, you can give a guy a map of the site that he's going to be picking up the refuse, but it might be helpful if he can drive around and see if there's any particular tease about the site, janitorial. You can give him a layout of the building. It's helpful to say the site. So to answer the question, I think it's, no, it's not mandatory, but it's a very good idea.

G. Moore: We have a clause that encourage those contractors, we strongly encourage them, to visit the site to see if there are any physical barriers that they're not aware of, because we want them to be able to give us an informed bid price, not something just pulled out of their ear. How did you do on the exercise? Did you find all the problems? Great. We'll take that as a yes.

Caller: This is K.J. from Alaska.

G. Moore: Go ahead.

Caller: I have a question about the -- the next to the last blank on page 28. Can you tell me writ says bring -- site tours bring problems to light and allow -- can you tell me what that blank should be?

G. Moore: "changes" is the word we were looking for there, "allow for changes through amendments."

Caller: Thank you.

Caller: This is Tom in Frederick.

G. Moore: Hi, Tom.

Caller: I have a question about the muddy bridge project. It stated that the contractor should show up in 4X4s and it says they arrived in sedans. Could that meeting have been canceled?

G. Moore: Well, it could have been and this question comes up on our projects all the time, because we have some very remote sites, and the damage to the environment and our roads is critical, and when we teach this class, there's always a lot of discussion about that very thing. It becomes very judgmental on the part of the COR who is conducting. If they want to take a risk in their sedan, and they should bog down, we're not able to do much other than just call for help. Call for a tow truck. But they -- they damage our environment and our recovery rate is not too good here. We have a lot of high desert land that takes a long time to recover. So I don't have a real answer for you, but, yes, it probably could have been canceled because they didn't follow the rules, and it goes a little further. You wonder if they didn't understand or didn't follow the rules for something as simple as a site inspection, how can we expect them to follow the rules in our procurement, to follow the specifications.

Caller: My point exactly.

G. Moore: It certainly does make you wonder. But, again, I think we would leave that up to your good judgment.

L. McDill: I know when I worked at another Bureau f people did not appear at the site visit with the equipment or with the proper vehicle, if there were other potential contractors there, we conducted the site tour and said, we're sorry, folks you just -- you didn't follow what we'd offered.

G. Moore: That's a good point, especially if in an area that requires special apparel. We do a lot of work where there's naturally occurring asbestos and when those folks go out on the site tours, they have to be properly equipped because it is a serious health problem. If they don't, we don't allow them to go. So, again, I think you just need to use your own judgment. That's a great question. Are there any more questions about this?

Caller: This is Steve in El Centro. Hi, Gwen, hi Denise. On page 27, you have on the second line activities on a site tour must be -- we have conducted. Shouldn't that be documented?

G. Moore: Documented is the correct answer. They must be documented.

L. McDill: It also allows for contractors to make informed decisions for preparing their bids. Back to you, Denise.

D. Bickler: Thanks, Liz. Gwen, thank you for the walk through the site tours.

L. McDill: You still don't get that one, do you?

D. Bickler: I believe, Gwen, you're going to continue and take us through a pre-work meeting.

G. Moore: Right. Ok. Let's talk about the pre-work meeting and their importance. After this segment you'll understand your role in conducting a pre-work meeting and know the value of the meeting and how it fits into the entire procurement process. Up to this time we talked about the steps needed to obtain a contractor for our procurement. Now the contractor has the contract, award has been made and it's time to begin the work. The pre-work meeting is a way to meet face to face to transition from the solicitation phase to the contract phase. On page 30 in your study guide, there are some fill-ins again for you to follow along as we talk. Who attends the pre-work conference?

D. Bickler: Who can tell us?

G. Moore: Or fill in the little picture that you see in your workbook. Generally the attendees of the pre-work conference are the COR, the Project Inspector and the contractor. Occasionally the Contracting Officer is invited. And, believe me, we COs love to be invited to pre-work conferences, because this is one opportunity for us to meet with the contractor that is not controversial. Call us if you're conducting your first pre-work and you're a little nervous about it. If you have a very high visibility project, large dollar, any reason, we'll be more than happy to try and come out and help you with your particular meeting.

L. McDill: Gwen, you know, COs don't always have to attend a pre-work conference in person. Many times they attend by telephone, and that way they can listen to what is happening, they can still offer their expertise, but they don't necessarily have to physically travel to the site.

D. Bickler: You know, Liz, I've had a couple of contracts that normally -- normally they were small, and normally I might not have attended the conference, but the contractors were known to be problems and I couldn't get away from the office, so I have done that, conducted the pre-work via teleconference. It's worked well.

G. Moore: Our point is, if you need our assistance in conducting the meetings, please don't hesitate to let us know. You know I always have my bag packed. If you call, I want to be there if I can. The goals of the pre-work meeting are to establish open lines of communication between the government and the contractor. It's an opportunity to clarify or address questions and expectations about the quirk to be done. It's an opportunity to introduce the government personnel to the contractor for day-to-day contacts and also to review the levels of authority. We also like to discuss the paper work flow. Contractors are especially interested in payments and how frequently they can expect payment. The submittal process on construction contracts, things like that. One of the biggest or most important elements that happens at a pre-work conference is the issuance of the notice to proceed. This is an extremely important document because the -- this begins the period of performance. To better illustrate what I'm saying, here is a short video of one such meeting. Now, bear in mind, you may see some people that are familiar to you. These actors got union scale, so just keep in that mind. Let's eavesdrop.

Well, this is where the meeting is going to be, John.

Oh, boy, it's as cold as a meat locker. I'm glad we had our meeting at your area.

I know how the heat in this silly building is. They can't decide if it's hot or cold. If it's hot outside, it's cold in here. I grabbed Rex's sweater? What do you think of this?

I think it looks good. I specially like the new uniforms.

I do, too.

Kind of fits our personality, relaxed, yes practical, and I especially like the idea of the Levi jeans we're going to be allowed to wear.

Exactly. I was pleased they made this change, too. This is going to help me stay together during this meeting. Contractor should be here just any time now.

That's right. I hope he's on time. I've got another meeting mid-morning and I'm starting to feel like I'm a professional meeting attendee.

Understand. What's this one on?

Deferred maintenance.

Oh, Lord. Everybody knows that's been the watch word all summer long. I have another one to do on I.D.E.A.S. Another big deal we're fiddling around with all the time. Did I tell you what the contractor's wife said? I called him to make sure that we could make this meeting, and she said, well, she said, you know, we'll go ahead and set it up, but, she said, my husband does a lot of hunting and my family just loves goose, so he hunts almost every day of the hunting season. And she said, what he does, he gets up early, early, early in the morning so he can be situated in the goose blind when the sun rises and then when the birds fly over, he takes a few shots, bags whatever game he can get, and then picks up on his business. But, she said every once in a while, the geese don't fly quite as quickly. And so there he sits in the blind and as the sun's risinging in the sky, the blind is getting warmer and he's been known to nod off, but she told me not to worry because he's never very late. Anyway, a crazy, crazy guy pep must be a character.

He was telling some pretty tall hunting tales to the guys at the site tour.

Well, this ought to be a real, real entertaining contract. Oh, here he is now. Good morning. Good morning.

There were geese everywhere.

Wonderful. Looks like you did ok.

Well, got my limit.

That's great. Jim --

I brought each one of you one.

Oh, my. Well, thank you very much. I'm sorry, we're not going to be able to accept these, though, Jim. Uncle Sam doesn't look kindly upon us accepting gifts. So your wife told me how much your family enjoys geese, so you just take those back home and enjoy them. But thanks a lot.

We appreciate that offer.

Really do.

My whole family enjoys wild game.

I bet they do. Why don't you have a seat here.

How many children do you have, Jim?

I have four boys, one girl, wife's nephew is staying with us. They eat like a pack of starving locusts.

Let's get started with this meeting. First of all, Jim, I'd like to thank you very much for coming. It's so important for us to have these meetings. And review the work before things actually get started. And we appreciate you coming to the work site such as it is.

Jim, I am going to be taking notes and need a little more room. Do you suppose we could put this on the other end of the table?

No problem.

Thanks. First thing we need to do is all sign in. This is the government. We do everything in triplicate. So, Jim, if you wouldn't mind, go right ahead there and put your John Hancock there. Man, the heat came up in here! I must be having some kind of a power surge. Whew! Ok. Jim, I'll be using the pre-work conference checklist as our agenda, and I'd like to give you a copy. I've got one here for John. We'll just kind of follow along here as the agenda for this meeting. I'll be discussing the contract clauses and John here will be covering the specifications. So, first thing, the government players in this job, first of all, is the Contracting Officer and her name is Kathy EST and she is located in Denver. Her telephone number is in the contract, and she has full authority under this contract. I'll be acting as the Contracting Officer's Representative and John will be the Project Inspector. As I said, Kathleen has all of the full authority under the contract, but John and I both have been delegated special authorities, which are outlined in those letters that we sent along with your contract documents. Now, the government needs to know who we can speak to representing your company on these matters, and so -- do you plan to be on the job most of the time or --

I plan on being on the job most of the time when I'm not there Ralph Bartells will be my superintendent.

If you would right here in the middle of this form in paragraph B, this is your authorization to your representative, and also, give us the limits of his authority, if you would be so kind.

Ok. That means he can only do what I authorize him to on this sheet?

Exactly. Exactly. And we will know what we can talk to him about and when we have to contact you.

Ok. Very good.

Then just sign that on the bottom and we'll continue on here.

All right.

Thank you. Now we're going to begin with the labor clauses. Your contract includes the Service Contract Act, which requires you to do certain things. Your employees must be paid at least twice a month, your employees are -- you're required to pay overtime for any work that your employees do in excess of 40 hours in any work week --

But they can work 10-hour days?

They can work 10-hour days. We don't have any problem. We just like to be kept informed of that so that we make sure you have an inspector out there on your job. John doesn't work 10-hour days but he and I can work that out between the two of us. John will be conducting interviews with your employees during the course of this work. Next we'll talk about the wage rates. If we can both turn to the wage decision in your contract maybe we can figure out what those rates should be. This should help us both -- there --

There they are.

You have the extra ones. We gave you an extra set. That extra set that you're looking at there is the one that you should be attaching to the posters that were part of your contract. Now, did you get posters?

I got posters. I plan on just putting up the piece of plywood in the building and posting them there.

Great. That will be a terrific wad to it. Those posters are important because the contract -- anybody that works for you certainly needs access to them, as well as anybody that might be searching out for employment. Now we'll move onto the item that's the most important to you, partial payments.

Money talks in this business. My wife loves it when those checks come in.

That's why we need to be sure that we handle these payments exactly as outlined in the prompt payment act. Late payments impact your cash flow, and the interest that's paid as a result of late payments impacts my budget. So it's important to both of us. Payments will be handled in accordance with the prompt payment act. In other words, the government will make your payments within 30 days after receipt of a properly executed invoice sent into the designated office. And that office is outlined in your contract.

Normally I just give my invoice to the PI, and he carries it through the system.

That's a problem now, Jim, and they've changed the rules and it's become a lot more -- they're just -- they want it to go to that designated office, and so that I am the designated office. My address is clearly outlined in the contract. So I'd like you to change that old habit, if you don't mind.

If it will get me more money, I'll change the old habit.

Ok. Now, John, will you go ahead and discuss the contract specs?

Sure. Here's some notes.

Thanks.

Jim, BLM is overseeing the transfer of these facilities to the university, and a lead assessment has been done. I have a copy over there of the report for your use. As you know, this job includes some pretty serious health and safety concerns, primarily lead, zinc and TSP. So protective clothing is going to be mandatory.

Protective clothing should be no problem. I brought along what we planned on using. Look at this hat. I mean, it keeps the rain off, the water off, it will drip down the front. I've got raincoats. Got a great deal on these. Look at the logo on that. Isn't that nice?

Jim, I appreciate your work in getting these materials together for today, but I don't think this is the kind of material we have in mind. The color, for instance, this is made not to be very visible. We're thinking of orange, yellow, fluorescent neon. Also some heavy duty -- this is a rather lightweight. A spring shower might be -- might be suitable for a jacket like this, but not the kind of chemicals that you are men will be dealing with at the site.

I don't know, I thought this looked pretty good. It will keep the rain off.

It is a nice logo.

Announcer: Every project has unique requirements, and the specifications should be covered in detail. This, however, does not mean that you must read the specifications word for word to the contractor. All parties should leave the meeting with a mutual understanding of the work to be accomplished.

Well, that concludes our review of the contract. Do you have any further questions?

No. I guess I'll have to get different rain gear. I was certainly hoping this would work.

Well, I think it's going to be mandatory. Anyway, we got a few minutes. We'd like to take you around the job site one more time. I know you came to the tour. But we'd like to do it with plans in hand. So give us a chance to stretch our legs, give this back to you, John, and let's proceed.

All righty.

What's Ralph last name, Jim?

BARTELLS.

Thank you.

Well, are we ready to roll?

It looks just like we bid it. We shouldn't have a bit of problems.

I'll go ahead and issue the notice to proceed here, and we'll get that effective today. And here's your copy.

All righty.

And we look forward to a successful contract for all of us.

We certainly hope...

Narrator: While a pre-work meeting is not required by any contract provision, it is required by the BLM manual and one should be conducted on every project. The meeting is an opportunity to establish the ground rules of the contract and opens a dialogue between the contractor and the government. This sequence showed only a few of the topics to be discussed. The pre-work conference checklist outlines all of the topics that should be covered. Accurate notes of the meeting should be kept, including the items discussed and the contractor's comments. These notes should be forwarded to the Contracting Officer and become part of the official contract file.

G. Moore: Well, maybe your pre-work conference didn't go quite like that, but it certainly provided a few important things. So let's go through these. I'm on page 30 in your study guide. Fill in the blanks as we go. The COR conducted the meeting. In some cases the Contracting Officer may conduct the meeting if the project is complex. There is a new COR, the project is a large-dollar project, or if there are any other reasons such as known problems with the contractor. The PI played an active role in the meeting. For each person attending the meeting for the government, their role in the meeting should be decided before this meeting starts. Who is going to do what? You also observed that meeting notes were being taken. It is recommended that the back of the BLM 1510-30 form be used as an agenda and the entire form be used for documenting the meeting. A copy of that form is now shown on your screen. A copy of these pre-work notes are immediately sent to the Contracting Officer. It is an important meeting because it often sets the tone for the rest of the contract. So make sure you're doing what you should from the very onset. Well, I hope you better understand your role in conducting a pre-work meeting, and if you don't already, why it's important and how the meeting fits into the procurement process. Are there any questions?

Caller: Academy award. This is Jim in Denver Federal center.

G. Moore: Hi, Jim. Could you go over page 31 on the particular blanks there, please?

G. Moore: Sure. Yes, I misspoke. I thought we were filling in the blanks. I'm on a different page. Let's start on page 30, if you would. The first question is, the first pre-work meeting goal is to establish open lines of communication between the government and the contractor. The second pre-work meeting goal is to clarify or address questions and expectations about the work to be done. The third goal is to introduce the government personnel to the contractor for day-to-day contacts and review the levels of authority. Number four is to discuss the paper work flow. Number five is to issue the notice to proceed. Ok?

L. McDill: Gwen, I have a question --

Caller: This is Dan in Denver. I notice that the COR issued the Notice to Proceed. Is that done in BLM?

G. Moore: The COR did not issue the Notice to Proceed in that little -- I'm sorry, the COR did issue the notice to proceed and, yes, at BLM that is allowable. What agency are you from, Dan?

Caller: The National Park Service. How -- does your 1510-30 form, is it on the net?

G. Moore: I believe it is, and if it isn't, my telephone number is in the back of the study guide. Give me a call next week and I'll see that you get a copy of it.

Caller: Thank you.

G. Moore: Dan, how does the park service -- who issues the notice to proceed for you folks?

Caller: The Contracting Officer.

G. Moore: Ok. That's a little bit different than what we do. Liz, you had a question?

L. McDill: Yes, what if a contractor suggests making changes to the specifications during the pre-work meeting?

G. Moore: Ok. This is very early in the process for changes to have occurred, and it does give you pause for concern, because the contractor is responsible for letting us know if he discovers ambiguities or errors in the solicitation package prior to actually bidding. But many of these fellows come in and they think, well, they're going to make up all their money in modifications, so they get a little anxious. What I would suggest is that the government go ahead and hear him out, listen to his suggestions, but we must have an opportunity to review his suggestions. Are they a good deal for us? Are they necessary? Is it reamy something -- really something that we want to do? And always we need to bear in mind there is a second low bidder out there, a loser, if you will, who may have lost this job by a few hundred dollars and we don't ever want to jeopardize our contract by giving him a reason to protest an award. So it's really not appropriate for us to just arbitrarily make changes based upon a contractor's request. We really need to look through and it make sure that it's a good deal for us, that he's offering fair and reasonable, and go through the real modification process.

D. Bickler: Now, Gwen, something I would like to add, when you are conducting the pre-work conference, it's fine to have discussions about potential changes, but make it very clear to the contractor that absolutely nothing said or discussed at the pre-work conference constitutes a modification to the contract. As the COR, you should remind the contractor that you do not have the authority to make those changes to the contract. I'm in a situation now, it's a mess because there was a verbal approval given by the COR and I may have been involved in that, but there was never a follow-up of a paper copy or, you know a physical modification to the contract and there was not a meeting of the minds as to what was actually agreed on, and, you know, it's kind of an ugly situation for me, but it's not ok to make verbal approval without the input of the CO and it's imperative that the contractor understand anything discussed at the pre-work or any other time during the contract must be followed up by a modification or it didn't happen if that it's not in writing and signed by both parties, usually, it didn't happen.

G. Moore: Good point. Be careful what we talk about. Be careful of saying, sure, ok, nodding your head, or all the things we sometimes do, because the contractors frequently will misinterpret that, and now we have a big knot to try and untie.

Caller: One way to stop that from happening is -- this is John in Hollister -- is to just simply ask your contractor to submit that as a proposal in writing that you can then ask the CO to comment or approve or disapprove or what have you.

L. McDill: That's perfect.

G. Moore: That's a great suggestion, John. Thank you for your input.

D. Bickler: Are there any other questions?

Caller: This is Tom in Klamath falls.

D. Bickler: Hi, Tom.

Caller: In your video clip you gave great weight to protective clothing, protective requirements for his employees. Were those requirements specified in the contract as a line item or were they part of the generic OSHA boilerplate? And what do we do if his employees show up in felt hats and fancy blazers?

G. Moore: Well, it can be shown either way. If you have specific special requirements, you can certainly add them into the specifications. In addition to that, we have oversight by OSHA. We always put a clause in all of our construction clauses that the say that the contractor must comply with OSHA requirements. It can work either way. If a contractor shows up or his employees orsite without the proper protective PPE, personal protective equipment, we can certainly shut the contractor down, suspend his work for a safety violation, but the time continues to count. His performance time continues to March. We don't ever want anybody hurt out there and we want to have all of our contractors providing safe and sanitary working conditions for their people. But you do have the right to suspend work in a safety violation situation. Anything else?

Caller: Dana McClure, Yellowstone. Should you also require a safety plan from the contractor at the pre-work meeting?

G. Moore: If you need a safety plan, you certainly have the opportunity to ask for that in the specifications. We tell our engineering friends that write most of the specifications that come through our branch, you can put just about anything in your spec that you want to. If there is a need for a safety plan, an evacuation plan, all of that, it's necessary for the type of work you're doing, feel free to add into it the specifications themselves. As long as the contractors all know it up front, they'll have to comply.

D. Bickler: Any more? Last call.

G. Moore: You're welcome, Dana.

D. Bickler: Last call.

Caller: This is Christie at the National Park Service.

D. Bickler: Hi, Christie.

Caller: Can you define solicitation for me?

G. Moore: A solicitation -- it can be in various forms. It can be an -- a request for quotation, RFQ, Request for Proposal, RFP, invitation forbid invitation for bid, IFB.

L. McDill: It's where the government sends out a request with specifications or a statement of work and we aunt -- want a response back from a contractor for what they anticipate it's going to cost to perform that specific work. We make an offer -- or we make a -- we are soliciting an offer or proposal from a contractor based on the document we send out.

D. Bickler: Did that answer your question?

Caller: Yes, thank you.

D. Bickler: Well, you've been such great participants and students today that we're going to give you your first 15-minute break. So take some time to go stretch your minds and whatever else you might need to stretch and we'll see you in 15 minutes.

D. Bickler: Welcome back. Before we continue, we have a little commercial for you, and I want to give you all a quick reminder of an upcoming broadcast here at the Training Center. On May 2nd in cooperation with the National Interagency Fire Center and the national wildlife coordinating group, the Bureau of Land Management will be taking a look ahead at the 2002 fire season. This interagency telecast will examine weather, fuels and moisture predictions. The National Fire Plan, as well as fire rehabilitation and fuels treatment and safety. All righty.

L. McDill: You sounded just like a broadcaster doing a commercial.

D. Bickler: I tried. Now that your minds are refreshed, we have a couple of items. First of all, we have a fax from our friend norm Rockwell in ELKO. Norm would like to know, he says now that we are working in Word, is Denver going to convert the CS-1 specs from WordPerfect to Word or is it going to be up to each user to convert as necessary? Now, this is a specific BLM question, so I'm going to -- I think you wrote that so you can read it.

L. McDill: BLM is currently switching to the microsoft Office Suite, which includes microsoft Word as our word processing software package.

> As of October 1st, 2002, which is this year, WordPerfect will no longer be supported and may even be removed from all the computers within BLM. So that's just one issue. But my suggestion is for you to contact your state engineer and discuss with them what they want -- how they want to handle it. We haven't really resolved the issue at the Denver office even, so this is something that we're going to be discussing with our engineers in the very near future to see how and who and when, because I know there is a problem with converting our -- the CS-I packages, the specifications.

G. Moore: Not only the condition of the specifications, they need a serious rewrite, in addition to being converted to the new format, and Bob Hart, who is the head of the engineering department in Denver, is in the process of working through that, and this is a topic at the engineering advisory team meetings. It's been a topic for the last couple of years. So, again, I think Liz has given you some good advice. Get in touch with the state engineer and see what your state is going to do rather than so many people doing an individual effort.

D. Bickler: I don't want to be left out of the conversation, so I will add that this kind of goes back to I.D.E.A.S. and the conversation -- the topic you discussed yesterday. The reason that we're switching to Word is because I.D.E.A.S. doesn't work with WordPerfect and in order to import all of the documents electronically and then upload them to e-commerce, they must be in a Word format. So that's -- that's one reason. So just wanted to add that. The other thing I'd like to just mention is that after the second break yesterday, I don't know if you ladies noticed, got awful quiet out there. So we want to encourage you to stick around, if by some chance you missed the last 40 minutes of the show yesterday, we want to encourage you to stick around for the last 40 minutes of this broadcast because we have kind of a special closing for you. So don't leave. And one last item, we had a push to talk from Tom in Frederick earlier, and we need to know your -- where you're calling from. I know it was a BLM location, but we need to know specifically what that location was so we can help them take care of the echo problem.

Caller: Hi, yeah, this is Tom in Frederick.

D. Bickler: And where is the site --

Caller: I'm with the National Park Service at the historic preservation Training Center and we know we have a feedback problem.

D. Bickler: Are you at a BLM site or at your own site?

Caller: We're at our own office.

D. Bickler: Art says thank you. We're going to --

Caller: You're welcome.

D. Bickler: We're going to try to help you fix that problem. I think we're ready to move on. Len, our next topic is documentation and, Liz, I believe you signed up for this. It's yours.

L. McDill: Thanks, Denise. Establishing a paper trail is critical for effective contract administration. You must know how to document the contractor's activities on a given contract and document change files to support purchases. Documentation establishes a record of the contractor's actions during the life of the contract. And the key factor to that documentation is it simply must be done. Whether it's recorded on a preestablished form, a blank paper, e-mail, photograph, videotape or whatever, it must be recorded for posterity. Documentation should describe the contractor's activities, both good and bad, and -- in other words, what is happening on the project. You must remember to describe the contractor's activities, not your opinion, nor how -- of how the contractor is performing.

G. Moore: Liz, this fine line between opinion and facts is a consistent problem with many, many of our people, and I'd like to just give you an example. I received a while back a diary that said something to the effect that "the contractor showed up drunk on the job." Probably a better way to put that would have been to describe what the contractor was observed doing that led you to that conclusion, such as erratic driving, a half empty liquor bottle falling out of the vehicle, liquor on the breath, staggering around the job site or whatever. But rather than just say "the contractor showed up drunk," our legal people have advised us numerous times when a project goes to litigation, and the courts start looking back through our records f there appears to be some prejudice that the government has against the contractor, we might as well open up our wallets and let them take out as much money as they can carry out the door, because the sympathies of the court will be that that -- that the contractor was prejudiced by the government. We didn't like him. Look at the derogatory remarks that we made about him. So we would like to caution you, be very, very, very careful about never putting your opinions in. Always just the facts. The old dragnet Joe Friday, "the facts ma'am, just the facts." That you will do that, that will work out well for us all.

L. McDill: Thank you, Gwen. Moving along now, the COR should review documentation submitted by a Project Inspector.

> Generally speaking documentation should be submitted weekly. These records are legal documents and will be retained in the official contract file. They must pass the red face test, which means you must be professional in your documentation what you right down could end up in a court of law, so don't make disparaging remarks about anyone or anything. The CO must have written documentation to support the government's position. Little or no documentation has a negative impact on the government when attempting to settle claims. Should the claim go to litigation, lack of documentation assures the government will pay. Now I'll discuss documentation related to contractor performance. Upon completion of the contract, you should rate the contractor's performance. This documentation serves several purposes. It summarizes the contractor's overall performance under that contract. Under sealed bidding, past performance may be one of the elements to determine contractor responsibility. This may not -- may result in not having to award the contract to the low bidder. In a negotiated procurement, past performance is used as a rating factor and may result in an award to someone other than the lowest offer. It can also be used as a reference of the contractor's performance foreother agencies or bureaus. Another area where documentation is critical is the government charge card program. You must remember to document your charge card files. Items that might appear to be a split procurement should be explained thoroughly. An example of this could be two purchases using the same vendor for separate projects in separate weeks, but the vendor posted the transactions to the bank system on the same day. This is a very common occurrence. The inspector general reviews all D.O.I. charge card files. Proper documentation at the time of purchase will support a request for clarification should your statement be selected for review. Remember, charge card files must be retained for a period of three years. So it could be difficult for you to recall the precise circumstances of a transaction after that much time has passed. I can't specifically tell you what has occurred after a three-hour period of time, let alone three years, so cover yourself. Document at the time that you receive your charge card statement and it's all there. There will be no questions asked, then. It will save you and everyone, primarily yourself, a lot of headaches in the long run, if you just document, document, document. Now, I believe we have chip -- chip is on the line and through the miracle of modern day television technology, he's going to explain his experience as a COR and how documentation definitely protected the government's interests. Chip?

Caller: Yes, this was a $1.1 million contract for some very sophisticated audio-visual systems, and what we did is beginning with the site tour and the pre-work conference, we started videotaping and audio taping, but also keeping extensive notes. This project was about over a year cradle to grave and it started out really kind of warm and fuzzy, but since this was a new type of technology that had never been used before, there was lots of amendments, lots of modifications and the way we documented all this and I believe through the magic of television you have possibly on the Elmo there on the camera, we develop what we called an administrative record which we started giving all of the paper work, the videotapes, the disks, the laminate samples a number as they came in, an A.R. number, and we -- you can see that on the left there. So what we did was like the ones have that little arrows like A.R.-20 talks about a fax I received from someone. On the right was our log, our daily log diary of what happened and we ran these two items side by side, and there were over four or 500 administrative record items by the time we finished taking up at least a drawer and a half in a filing cabinet and the log was over 500 pages. We documented every telephone call, every fax, everything that happened, myself and the Project Inspector. When things started to go awry and the contractor failed to perform and we got to the finger pointing stage of this, as we were amending the delivery dates, et cetera, in lieu of money, what we were able to do was get compensation from the government in terms of additional work, and we were able to get additional things completed at our facility in compensation for the contractor's failure to perform. The fact that we had the documentation was to our benefit because we had it just rock solid in terms of what happened when and in what order. It avoided all of that -- those conversation about, gee, I remember it differently. So this was a very, very good learning experience, but it was a lot of work, and the only thing I can say is that if you get into one of these, just plan on having to discipline yourself to never back off on that documentation.

G. Moore: And I can attest that his documentation is substantial. A huge amount of documentation here. Very well coordinated one between the other. The documents that you saw on the element, all of that. This was great job, chip. I am sure if there were any questions at all, we could probably find it in here.

Caller: Well, it was interesting because that vendor had problems with another project in the private sector and our records were subpoenaed in a court case where they were looking at the past performance of that vendor during this same period of time. So even though in terms of the BLM action we were able to resolve things, by the vendor doing additional work for us that documentation did actually go outside.

G. Moore: Great. You did a great job. Commendable job.

L. McDill: Thank you skip -- chip.

Caller: Ok.

L. McDill: There are any other questions or comments out there concerning documentation? Ok. If there are no other comments or questions, I'll just keep going. We're going to discuss contract mud faux indications now. The objective of this segment is to help so that you will understand your authority as it relates to modifications and know your role in processing modifications and be aware of the consequences of improperly handled modifications. We are now on page 35 of the study guide. Changes and adjustments are normal occurrences during the life of any contract and are allowable as long as they are within the scope of the contract. However, a modification is required to officially implement any change, and the COR does not have the authority to make those changes. Only a CO has the authority to execute a modification. Technically the contractor can not perform any work on the modified portion of the contract until all signatures have been obtained. In actuality, no work can be performed until authorized by the CO, either in writing or verbally, and then followed one a written modification. There are two types of modifications, by lateral and unilateral. A bilateral modification requires two signatures. The contractor signs first and the CO signs last. We use bilateral modifications to document negotiated adjustments to the contract. Since both parties must sign, they do take time. A unilateral modification requires the signature of only the Contracting Officer. They can be used for administrative changes such as adjusting funding codes. They are also used when issuing a unilateral direction to the contractor which is called the change order. Once a change order is issued, the terms and conditions of the change order are negotiated and finalized by a bilateral modification. In other words, we direct the contractor to perform work, and then we negotiate the cost. This puts the government in a very precarious position and may be very costly. What responsibilities does a COR have related to modifications? A COR must contact the CO when the modification is being considered. You must provide justifications for the modification and written revisions to the statements of work or specification if they are necessary. For modifications requiring additional funds, the COR must provide a funded Purchase Request to the CO through I.D.E.A.S., provide an independent government estimate. Modifications cannot include a request for work outside of the scope of the contract. So it is imperative that you as a COR become very familiar with the statement of work. Changes outside of the scope of the contract are called cardinal changes and are not allowed. As previously stated, all changes to a contract must be coordinated with the Contracting Officer. Ok. Let's do a quick exercise. I'll read the following scenario --

Caller: Jim cloud, National Park Service, Denver.

D. Bickler: Go ahead.

Caller: Yes, getting back to the government estimate, here at the park service we're allowed to bypass the government estimate under $20,000. Do you use that policy?

L. McDill: No, we don't. You don't require a government estimate for a modification if it's below 20,000?

Caller: We basically verify the contractor's estimate and verify that the work is valid.

D. Bickler: But how do you determine if that cost the contractor is charging is fair and reasonable without a government estimate of some sort?

Caller: I use his estimate and verify his time and materials and verify his costs.

G. Moore: They just don't do one on their own and look at his costs. Our rules are a little different. We require a government estimate on everything, independent government estimate.

L. McDill: But you can also negotiate and validate afterward, and there is usually some negotiation. This isn't uncommon in services especially.

D. Bickler: I guess if we have a modification that's really a small dollar, not 20,000, but a couple hundred dollars we will look at the contractor's estimate -- I've seen that done, his proposal and say, yeah, that's fair, that appears to be fair and we get documentation from the COR that says the contractor's estimate is fair. We won't do that up to 20,000 -- we don't have a set limit. That's a little -- each agency to its own.

Caller: That's true. Continuation of that is frequently on our 8 (A) small business set asides we get outside the scope because they are sole source negotiated. Do you have a problem with that?

G. Moore: You've just given three Contracting Officers heart attacks when you say outside the scope. That makes our heart stop. Yes, we do have a problem with that, even though it's sole source. You still have to play by all the other rules.

Caller: Thank you.

G. Moore: You're welcome.

L. McDill: Back to the scenario on page 36, I will read -- ok, I will read the following scenario and then I'll give you two minutes to briefly discuss witness your neighbors to see if you can determine the correct course of action for the situation described. Here it is. Carpet shampooing is not included in the statement of work for a janitorial service for a contract on a government building. During the night a heavy dust storm moves through the area, followed by an early morning rainstorm. SHHHH. By the time the government manager reports for work, a great deal of mud has been tracked in and deposited on the carpet. He asks the janitorial contractor to clean the carpet and remove all the mud. What is the correct course of action for this situation? I'll give you a couple minutes to think about it, and you can answer with your push to talk, please.

L. McDill: Ok. Can someone out there please tell me what your group came up with?

Caller: This is Neal from El Centro.  We would say we would do a micropurchase, or we also talked about if this was a performance based contract, like you guys discussed earlier yesterday, we could have written specs of it so that this wouldn't have to happen. We could have said that the carpet would be kept from mud and debris.

L. McDill: Very good answers. Yes, this was outside of the scope of the contract. We did not specify that they would be shampooing carpet. Our answer was, yes, you could do a micropurchase using your credit card and have them come in and shampoo the carpet. Very good. But I like your solution using a performance-based work statement because then, yes, it would be incumbent upon them and they probably should have taken that into consideration when preparing their proposal. Thank you. Did anyone come one something different? -- come up with something different?

Caller: If it was an IDIQ contract, could you just Arab new task order?

L. McDill: An IDIQ contract -- I don't know that we would have done -- well, actually, yes, that would be a possibility if you wanted to. But generally a task order takes a little time to write, and since you wanted the mud removed fairly quickly, I assume, I think the micropurchase solution would have been the best one. Thank you. Any more questions or suggestions? Ok.

D. Bickler: We have a fax real quick. We'll try to answer it. This comes from Steve burns in Santa Fe. Is there a website to find all of the existing government contracts available similar to the National Park Service website for all IDIQ contracts? By chance, Steve, do you have push to talk capability? Maybe not. That's probably why he faxed. Ok.

L. McDill: Do you want to answer?

D. Bickler: Steve, if you want to dial in and we can talk this through over the phone, but we'll try to answer the question as best we can based on how you've written it. Now, the department of interior -- or the D.O.I.-wide contracts would be found on a D.O.I. link or the website. Each Bureau's individual I.IDIQ or contracts would be found on their own. But I believe you're telling me D.O.I. has links?

I think if you go on the DOI.gov website they have links to the different bureaus, and you can't quote me on this, but they may even have some links directly to acquisition web sites and government contracts, interagency contracts. If not, BLM has their website, which is that -- at BLM -- the one -- our national acquisition website. We have listed our Bureau-wide or department-wide contracts on that web side. So that's one possibility. But my suggestion is go on the D.O.I. website and see if they have a list there.

D. Bickler: Part of it would be that we don't know what the National Park Service website is there --

L. McDill: That's where they list their IDIQ contracts --

D. Bickler: But have you been there?

L. McDill: No.

D. Bickler: Steve, if that answers your question, good. If it doesn't, please call in, and the number is on the bottom of the fax form you just sent in and we can talk this through to answer your question better.

G. Moore: I might also suggest that if there is someone else out in the park service that's familiar with the website, if you would call in and share the information with us, that would enlighten us all.

Caller: This is Doug in Denver with the park service.

G. Moore: Ok, Doug.

Caller: Yeah, the one that Steve is referring to is one managed by our harpers Ferry center and it lists all the IDIQ contracts that the park service has by all the separate regional offices and by our Denver service center here as well as by the harpers Ferry center and so it allows everybody to see what the scope of the work is, they can search for specific contracts for everything from arcology to exhibit services to A/E services and then gives them the CO to contact to write a task order to that, because each different regional office has to maintain -- maintains a CO who is in charge of those different IDIQ contracts. So they have to maintain the sealing monitoring to make sure they don't overload the ceiling of that contract.

G. Moore: Could you give us that website, please?

Caller: I'll have to get it for you. I don't have it off the top of my head.

G. Moore: If you would like to call in maybe the next break f you could capture that for us, we will certainly share it with everybody. It sounds like the park service might be a little bit ahead of some of the other agencies in making available this information in one site. I think this is probably where we're going.

L. McDill: Well, BLM has. In fact, we are currently updating our websites both internally and external websites and that is one of the items that we are going to put on website. We are going to publicize all of our IDIQ and interand -- interdepartmental contracts with the point of contact and a brief description and so on. So BLM is currently working on a website like yours.

D. Bickler: Ok. Thank you. I have another fax. This is from Bill in Idaho. Steve, I hope that answered your question, just really quick, and, again, if it didn't, please call in and we will be happy to talk through it again some more. This fax is from Bill in Idaho. Can the COR verbally make a minor modification if he has talked it over with the Contracting Officer first? Do I have -- this is kind of a tricky question.

G. Moore: Don't be writing this stuff down, ok? If the Contracting Officer and the COR have good lines of communication and we know what's going o we oftentimes are able, and feel very comfortable in giving a verbal ok. But we definitely want to be involved in the decision. Don't as a COR go out and say, oh, I know her, she's not going to give me any hard time about that. Please call us. Discuss it. Because we look at things a lot differently than you folks do sometimes. We need to talk about it together, come to a conclusion. Are we going to do it or not do it? And then if we are -- I've given verbals to my CORsand allowed them to go and tell the contractor, ok, paper work to follow, let's get busy, and it works out well. But be extremely cautious in doing this. It's so much bet for it's written.

L. McDill: In this day and age of e-mail --

Caller: National Park Service.

L. McDill: Ok.

Caller: My experience has been been I try to get the contractor on the phone and the CO gives the verbal directly to the contractor and that avoids me being caught in the loop.

L. McDill: That's a great plan. It also helps make sure, as Denise alluded to earlier, we have to be sure that there is a meeting of the minds on these changes. What the contractor thinks we want may not necessarily be what we want and so we've got to figure out a way to be absolutely sure that everybody is on the same sheet of music. What I generally do in those situations is request that the COR send me the question or send me his concern by e-mail or fax it, but usually e-mail, and then I can actually see the words on paper and I know what has been discussed, and then I will actually send a reply to that e-mail message directly to the COR so we have a written record of what was discussed, what transpired and there's no question as to what was asked, then.

D. Bickler: And to go back quickly to my example, first of all, minor modifications are one thing. The mistake that the government made in my example is that this was not a minor modification. It was a very large dollar modification. Nonetheless, the mistake was it was not clear between the COR and the contractor in the verbal what was approved and what was not, because we accepted part of his modification -- his proposed change but not all of it. The part that we didn't accept, we didn't really make it very clear.

L. McDill: There was no clarification.

D. Bickler: And that part right there was very, very expensive. So I don't want to go into a lot of detail because it's messy and it will take up too much time but verbals can be very, very tricky. So just be real careful.

G. Moore: And I would add very dangerous to do until we get them committed to paper.

D. Bickler: And part of that we could mention maybe is the -- the implied authority of the COR. The fact that you are the Contracting Officer's Representative, there is an unspoken, implied authority that you really don't have and that is that you have the authority to go ahead and accept these changes and make modifications and that's where we kind of get stuck, I think, is that implied authority.

G. Moore: So proceed cautiously.

D. Bickler: There's the answer. Caution. Any other questions or comments? Ok. I know this is very difficult to believe, ladies, but it's time for another break. And I want to again encourage everybody, please come back after this break. We've got a wonderful second half. We'll see you back in 15 minutes. Ok?

D. Bickler: Well, welcome back. I hope everybody came back. We're down to our last three sections, so stay with us. We're almost done and you can be recertified.

And, remember, we have a surprise at the end.

D. Bickler: That's right. We have a special ending. Stick with us. When I think it's your -- I think it's your turn, so have have at it.

G. Moore: That we are done here, you will know that Variation In Quantity or VIQ applies only to the estimated quantity units and an independent government estimate is required when actual quantities exceed the allowable variation. Please turn to page 37 in your study guide and fill in the blanks as we go. Variation In Quantity is defined in FAR part 11 as a permissible variation stated as a percentage in the contract. It allows the government to accept quantities within the stated percentage at the original unit prices. For supplies, a permissible variation shall not exceed plus or minus 10%. In services contracts, the BLM has a deviation which allow as VIQ percent of plus or minus 20%. Other Bureaus may have different percentages for service contracts. For construction contracts, the allowable amount is 15%. Now, in a Variation In Quantity situation, either the government or the contractor can request an equitable adjustment in the unit price. If actual quantities performed are outside these limits. In construction quantities outside the allowable variation -- sorry -- quantities outside the allowable variation in construction contracts should have some impact on the unit price. Therefore, an independent government estimate is required to support the new unit price. This estimate is used to determine reasonable prices during negotiations. Typically in an overrun situation the unit price will be reduced if an underrun occurs. And the unit price will increase. This is based on the theory of economy of scale. And applies to measurable units. It is recognized in government contract -- contracts that overruns and underruns do occur, but please remember that VIQ applies to the estimated quantity items only, not the total contract amount. For all overrun quantities, you will need to submit a Purchase Request with funding through I.D.E.A.S. to support the contract modification. Now, Denise has more of our sod story.

D. Bickler: Ok. Now, in my solicitation, like I said, the original quantity stated before it was modified was 8,500 square yards. Well, let's pretend that it was not corrected and it was awarded with that quantity of 8,500 square yards of sod. Well, the VIQ, Variation In Quantity, for that contract was 15%, which means that we could go up or down by 1,275 or we could go up to 9,775 or down to 7,224. Now, we can go outside those variations, but within limits. We have to be reasonable, and it's the CO's call as to whether what reasonable is. Now, for this --

L. McDill: It could involve negotiations, then, too, sometimes.

D. Bickler: Yes. The actual need was 1,250. Instead of 8,500. Now, this is an 85% difference in the quantity. That's excessive and is considered outside the scope. So had I awarded it, like I said earlier, we would have wound up having to cancel, terminate the contract.

G. Moore: Would have been a big mess.

D. Bickler: There is no way to negotiate that. The economy of scale, I am sure 1250 square yards of sod costs way more than 8500 square yards of sod.

L. McDill: They would have received a discount for purchasing more sod.

G. Moore: Exactly. So we must be careful regarding VIQ. Remember again that we can allow overruns and underruns on a contract, but we need to be talking about that. Did you want to do that fax now?

D. Bickler: Ok. We have a couple of faxes. The first fax is from Mark in Idaho with BLM, and Mark's question is, please explain what resource a local merchant might have if a contractor while working on a BLM contract charges a bunch of materials and then skips town without paying the merchant. Well, it depends on the type of contract it is. If it's a service or a supply, the base -- basically the merchant is --

G. Moore: Out luck.

L. McDill: The government does not get involved, is the way it works. We do not interfere. It would be between the merchant and the contractor. It would be incumbent upon him to deal it himself.

D. Bickler: Our contract is specifically with the contractor, and the merchants, suppliers, subcontractors, have no recourse against the government, and the government cannot assist them in a service or a supply-type contract. Now, if it's a construction contract, that's entirely different. Under a construction contract and we'll assume that it's bonded, that's what the payment protection and the payment bond are set up for, is to protect suppliers and subcontractors. If it's a construction contract and the contractor -- which I'm sure it's happened to all of us, but I have a very pertinent contract. I think my contractor walked away from every supplier practically that he dealt with. Those suppliers called me and say, hey, your contractor out there at nowheresville bought gravel from me and I haven't been paid. This was six months ago. Well, I'm going to tell the contractor, let me give you his bonding information, you may pursue it with the bonding company. We don't contact the bonding company. All I do is forward the letter with the information about the bond, name of the company, the address, if there is a telephone number, if there's a person to contact, and that supplier then can file a claim against the contractor's bond. That is why payment protection is there.

G. Moore: Exactly.

D. Bickler: Want to add anything?

G. Moore: I don't have anything more to add to it. We frequently find ourselves in this predicament because the merchant comes back and says, you're the government, by golly, can't you control your contractors? Well, not exactly in that arena. So if it comes up, get in touch with us. We will be happy to provide the information, but that's as far as we can go with assistance.

D. Bickler: These sorts of things also affect -- can affect a contractor's ability to be bonded in the future if he has too many of these complaints.

G. Moore: Sure.

D. Bickler: The next -- we had another question here. And this is from Tom, and he's the Tom in Frederick. Hi, Tom. Tom would like to know -- oh, he says not for air time. Never mind.

G. Moore: We'll pick that one up later. Ok. Well, now deniece and I will move into the labor laws. Generally we tell you we'll go into labor now but most of you don't want to look at. So we'll just start talking here.

D. Bickler: Wait a minute. Stop. Time-out. Part of this is for the air, Gwen, and I'll volunteer you to answer it. Here's the question: for hiring architects and engineers, what is BLM's way -- no, what is the best way to -- hold on a minute --

L. McDill: What is the best way...

D. Bickler: To do small projects? What is the best way to do small projects, say less than 10,000. Sorry about that.

G. Moore: For A/E? The problem you're going to have doing small design contracts is the initial start-up for an architect engineering firm is pretty much the same. It doesn't really matter how large or small the project is. They have certain start-up type costs that they incur. If you're going to do a lot of small-dollar design, the best way to handle it might be to enter into an IDIQ contract with -- a particular architect/engineering firm, and then as the needs cup, you would write then delivery orders or task orders against that umbrella contract. That's what we're doing with the state of Montana. They have entered into two IDIQ contracts, and all the small-dollar designs are being done by task order and it's working out beautifully. But they had -- they have two or three years of predicted small dollar design. So that's one way to handle it.

D. Bickler: There's another question. From Tom. He wants to know, is best value used for A/E contracts? It seems this is always a difficult thing to do, i.e., hiring an A/E firm for a small project.

G. Moore: The project that we have toeer for A/E is called the Brooks bill and the process is similar to best value, but there are some very specific steps that we have to take. It's all outlined in the Federal acquisition regulations, and whenever we enter into design services we have to follow the Brooks Bill, the Brooks Act.

D. Bickler: Does that involve best value?

G. Moore: Past performance -- in all -- technical expertise, past performance, there are a lot of elements. There are five different elements that we have to incorporate as evaluation factors in an architect/engineering solicitation, but, again, it's all outlined very clearly in the FAR. Whenever you see the word act behind anything, that's a law. So our hands are tied. We cannot avoid that. Now, really small stuff, if you can manage to have a tea sign that's less than $2500, you know, you can pay for that under your credit card. That becomes a micropurchase, and that's just a whole different thing. You don't really have to go through quite the same process. But it's all similar. Very similar to best value.

D. Bickler: The catch would be to get a design under $2500.

G. Moore: But that's almost impossible. They're very expensive.

D. Bickler: I think I heard somebody knocking. Does someone want in?

Caller: Doug porter, Denver park service.

G. Moore: Yes, go ahead.

Caller: Yeah, I thought it might be a good time to give you that website because Frederick could use this website to find the A/Es we have under IDIQ. That's WWW.NPS.gov/HFC/IDIQ. There's several items on there, but you can go through the menu and find the database and you can do searches for different times of IDIQs, and you can fine the CO's responsible for those IDIQs. Very good.

G. Moore: Thank you much for sharing that information.  It's shown on the bought you will umph the screen. -- it's shown on the bottom of your screen. Thank you very much.

Caller: I'd also like to say something to Liz.

L. McDill: Yes?

Caller: Your daughter said you're looking good on the TV and your grandson will be happy to see you when you return back to Denver.

L. McDill: Thank you.

D. Bickler: Ok.

L. McDill: I'll get her later.

Caller: And one other item. You can mention to -- we'd like to share with our BLM friends our specification CS-I if they would like to get it because we have our already converted over to Word and they could contact us or Bob Hart could and we could download it on our FTP site and all your BLM sites then could use ours. I'm sure yours has some differences but you could save a lot of effort by using our guidelines.

L. McDill: Thank you. We will pass that information on. That is wonderful.

D. Bickler: Great. Gwen --

Caller: Quick question from salmon.

L. McDill: Salmon can't talk.

G. Moore: Go ahead.

Caller: On the top of page 38, for overruns, the COR should submit a blank blank. We didn't get that.

G. Moore: A Purchase Request.

Caller: Thank you.

G. Moore: You're welcome. Any other questions?

D. Bickler: Have we wrapped up the Variation In Quantity?

G. Moore: Variation In Quantity is wrapped. Now we're going into labor.

Caller: We have a question in Winnemucca. On the next line on page 38, the VIQ clause allows for a variation in the quantities, not the total contract blank.

G. Moore: Price.

Caller: Thank you.

G. Moore: Ok. After this section on labor, you will know the applicability of the labor laws, your responsibility regarding compliance with these laws and that violations of labor laws can lead to suspension or debarment of the contractors. I'm on page 39 in the study guide, and let's just fill in the blank as we go. The COR's responsibility under labor law cannot be in 81 stated. Because the CO cannot be on the website we rely heavily on your documentation for compliance or violation under these laws. Labor laws apply to government contracts and protect all contractors and subcontractor employees. Who can tell me the two main acts that apply to the government contracts? Please use your push to talk.

Caller: This is Tracy in Denver. It's a Service Contract Act and Davis Bacon Act.

G. Moore: That's perfect. Thank you. Today we will discuss both of these acts. First I will talk about the Service Contract Act, and then I'll turn it over to Denise to do the one for construction. Both of these acts are implemented in part 22 of the FAR and as I said previously, any time you see or hear the word "act," that means it's a law. The Service Contract Act applies to all service requirements over $2500. Pertinent portions of this act are: it provides minimum wages and benefits must be paid to all people working under the contract. It requires the contractor to provide safe and sanitary working conditions for his employees. It requires that wages be paid to these people semi-monthly. It also allows the employees to be interviewed by the Department of Labor. Now, here's a change for some of you folks that have been listening to our BLM training sessions over the last several years. We have been encouraging you to conduct labor interview Oz service contracts as a routine. We don't exactly have this authority unless it is requested by the Department of Labor. So please stop that. That was a misinterpretation on our part. So you no longer have to conduct interviews on service contracts, unless the Department of Labor gives us permission to do that. Davis bacon construction project interviews are still required to be done by us. The COR needs to be sure that appropriate posters and wage decisions are displayed in conspicuous areas on a job site where any employee can review them at their leisure. He also must notify the Contracting Officer of any complaints received from the employees. Complaints under the service contracts are invest investigated by the Department of Labor. This is not the case under construction contracts. Contracts that include Davis bacon require closer scrutiny by the COR and the Contracting Officer. On service, we pretty much just let things go until a complaint is actually received. Denise?

D. Bickler: I was asked to instruct this portion of the labor section because I have had the unique pleasure of administering a contract in which a number of labor laws were violated and I'll be talking about that contract as we go along. The COR's responsibility under construction contracts which are governed by the Davis Bacon Act are similar to. They include ensuring posters are always displayed in prominent places and they get to conduct the labor interviews on these type of contracts, but you a -- additionally, the COR is responsible for verifying the payrolls. The Davis Bacon Act requires that the contractor submit certified weekly payrolls demonstrating that their employees are being paid in accordance with the wage decision contained in their contract. This requirement applies to all subcontractors as well. It's the COR's responsibility to conduct the initial review of these payrolls. Now, I've been told a couple of times by CORs, they say, these are labor laws, why doesn't the Department of Labor enforce these laws? Well, the FAR requires that the Contracting Officer enforce the laws up front, and as the Contracting Officer's rep and the one that's on the site, we need your assistance in doing that. So when you do your verification of the payrolls, you should compare the payroll to your written diary and answer the following questions: have all the employees 'the site been accounted for? Are the employees -- are these employees classified correctly? If the answer to either one of these questions is "no," do not correct the payroll for the contractor. You should document the problem on a separate sheet of paper. You can document it on your diary, but also on a separate sheet of paper, because we're going to want you to forward the payroll, your documentation, and any other documentation or backup to the problem. Forward that to the Contracting Officer for proper action. Now, my contractor, who we'll call ABC construction, submitted six weeks of payrolls to the COR. After reviewing the payrolls, the COR tried to help out the contractor and save some time, so he corrected the payrolls for him. Fortunately, he made copies of the payrolls before he made the corrections. I just want to remind you that the payroll is a certified document and it cannot be corrected by anyone. Now, the contractor can make minor corrections, for instance, if he forgot to indicate the dates of work that was performed, if he left the contract number off, minor corrections only. If the contractor has made an error or if you indicate -- if you find that the contractor has made -- there's something wrong with the payroll affecting price, benefits or the time, do not give it back to the contractor to correct. He cannot do that. Ok? Now, the COR is also required to conduct interviews with the employees. This is another means by which to ensure compliance and to field complaints. Now, these interviews are to be forwarded to the Contracting Officer. Any failure to comply with the Davis Bacon Act can be cause for the Contracting Officer to withhold funds from progress payments under the noncompliance is corrected. Now, the amount to be withheld will equal the sum estimated to be owed to the employees by the contractor. When evidence of restitution to the employees is given to the Contracting Officer, the funds will be released. Evidence is usually in the form of canceled checks. Now, for my contractor, when I received the payrolls, the COR told me that I should probably look at them because they didn't appear to be correct. So I conducted a more detailed review, and this review also included comparing the payroll to the diaries. The diaries that I had in this particular case were very, very good. They were two and three pages long, very well documented. So I was able to clearly see that there were employees working on the site that had not been accounted for on the payroll. And in that, I found there were two employees on site not accounted for and none of the employees were being paid the prevailing wage. The other thing I do is take the wage rate and -- I take the payroll and I compare it to the wage rate according to what the contractor says his contractors were -- his employees were doing and what you tell me the employees were doing on the site. So based on that, this contractor was not paying any of his employees the prevailing wage. Well, I think went forward and conducted an audit to determine how much money I thought he owe the his employees based on the information I had and I found he owed them about $4,000 in back wages. I withheld that sum from his next payment and I notified him that he had this problem and he need to do correct it. I'm lost. Sorry about that. Ok. When the noncompliance affects overtime pay to employees, the Contracting Officer has the authority to collect liquidated damages from the contractor at a rate of $10 per day per employee for work in excess of the standard 40-hour work week. These hick was dated damages are a penalty against the -- liquidated damages are a penalty against the contractor. In my case, part of that $4,000 included liquidated damages in the amount of about $100.

L. McDill: Now -- I forgot your name -- GWIZ. I thought liquidated damages could not -- are not considered a penalty and yet you just said this is a penalty. Is there a difference?

D. Bickler: There is a difference in the liquidated damages under the Davis Bacon Act. The act itself specifically states that the Contracting Officer shall assess this penalty and it's called a penalty, for violating the overtime payment act. The liquidated damages that we talked about earlier are not to be used as a penalty but -- Gwen --

G. Moore: A forecast. It's a forecast of what we anticipate --

L. McDill: Restitution I believe is what it's called.

G. Moore: It's a forecast of the charges that we would be assessing.

D. Bickler: It can't be used as a penalty. It's actually a damage. This is actually a penalty. Ok. So the Contracting Officer may request assistance of the Department of Labor to investigate violations of labor laws. In the case of my contractor, I eventually learned that ABC construction had failed to account for all of the hours worked over those six weeks. So at this point, I decided it was a little bigger than me and I did request the assistance of the Department of Labor, and they were more than happy to conduct their own investigation. Now, noncompliance with labor laws are very serious and could result in suspension or debarment of the contractor from future Federal contracts. In the case of my contractor, the Department of Labor's investigation turned up that he owed his employees more than $6,000 in back wages and almost $700 in liquidated damages. It also revealed violations in the Federal labor standards act. So he wasn't paying minimum wage, either. As a result, the Department of Labor has requested debarment of this contractor. Now, the Department of Labor carries a big stick, so to speak. They are a very important department in Washington and what they get they usually ask for. These are serious violations.

G. Moore: Or what they ask for is what they get. That's pretty much what you were trying to say.

D. Bickler: Yes, thank you.

L. McDill: Been a long day.

D. Bickler: Just can't let it go, can you, Gwen? So does anyone have questions regarding the labor laws?

Caller: Dan Cloud NPS Denver.

D. Bickler: Hi, Dan. Go ahead.

Caller: I just wanted to confirm the liquidated damage penalty is only when overtime pay is affected?

G. Moore: That is correct. $10 per day per employee is how it's calculated.

D. Bickler: So in the case of my contractor, he apparently had between all of his employees, they worked 70 days of overtime without proper compensation. So 70 times 10 would be 700, I think. So that's -- so that's how that works. Now, when I did my investigation, I calculated out the 40 hours and then everything above that I counted, ok, how many employees, how many days did each of them work. And it's -- does that answer your question?

Caller: Yes, thank you.

L. McDill: You're welcome.

D. Bickler: Anyone else?

Caller: Yeah, Doug port inner Denver, park service. I ran into a problem when some laborers would not want to sign interview forms because they knew they were not getting paid correctly, but they didn't want the repercussions of signing that and then next week not having a job. So what Department of Labor said that they have is a phone number that they can call to make anonymous complaints about a contractor, because basically we couldn't do much about the issue, the payroll showed he was getting paid properly and he wouldn't sign the interview form to say otherwise. So he was able to call and make anonymous complaint to the Department of Labor and then they would do their own independent investigation, and the employee was not put at risk.

G. Moore: Good good. I

D. Bickler: I would think as the CO if I got word or wind of the fact an employee was not being paid properly, I, too, could go to the Department of Labor and say, I don't have any documentation but I have been given be a anonymous tip. I think it could work either way. As a matter of fact, at the time that I turned this over to the Department of Labor, that's exactly what had happened. One of his former employees, because by the time -- midway through this we took a break because of weather, none of the employees were working for him when he came back, but one of those employees called me and was actually being threatened by the contractor. He was supposedly a subcontractor but I didn't have proper documentation, and he -- the contractor had been going to his house and in someways kind of trying to strong arm his wife into signing this form for him. So he called me and said, you don't even know the half of what was going on at that site. And I took the time to meet with him, and I got all kinds of information, and that's when I said, this is bigger than me, I'm calling the Department of Labor.

G. Moore: And I would think also that when you are aware of these problems and I don't know the timing and the circumstances that you're specifically talking about here, but please let your Contracting Officer know these things, because we can take steps. We don't want to be the reason anybody loses their job, but the fact that someone has refused to sign an interview form, that smells a little bit and we probably -- it is suspect, and we would probably want to look a little further into that. Of course, confidentially and discreetly and all of that, because we don't want to be the reason someone is not working.

D. Bickler: Kind of humorous, when this contractor did wind up going back to work, he had all new employees, and every time he gave them a paycheck, on the back of the paycheck he had written a waiver that he made them sign that said basically the employee was saying, I'm accepting this check as full payment for all of my work, and they didn't want to sign it because they weren't being paid proper wages. I called the Department of Labor and they said, it wouldn't matter what he had them sign, he is still bound to pay the proper wage.

G. Moore: Because Davis bacon is a law.

D. Bickler: Any other questions?

Caller: Clay from Acadia.

G. Moore: Go ahead.

Caller: I have a question defining what constitutes a subcontractor that you need to review payrolls for and what differentiates them from the average delivery truck driver or independent testing firm that shows up on site. I'm just now to the point where you would define somebody as a subcontractor and require payroll.

G. Moore: Ok. We have this conversation a lot in our office. Our legal advisors have been telling us that if people are just making delivery on site, they drive in in their truck, they offload materials of any sort, and then lead, it -- then leave, it really is a delivery and what Davis bacon applies to is any person that is actually performing work on site. So you have to look at your work and just kind of make a decision here about, is it a delivery.

If it's a subcontractor, we should have the standard form 1413 completed by the contractor that says he understands all the labor regulations and laws that he has to comply with. So deliveries sometimes do get a little squirrely on us here and they are hard to be able to different Channel 8 between some sometimes, but, again, talk to your Contracting Officer. The two of you together can decide how your particular situation should be handled.

Caller: As an example, we have an engineering firm that performs concrete tests and that person is on site 20 or 30 minutes but it may only be once in the entire duration of the contract. Many contractors don't consider that person a subcontractor.

G. Moore: And it is not a subcontract. He is merely performing testing, comes out, take the cylinders, does what he does, is out thereof. That's not a subcontract. As testing service.

D. Bickler: By all means, talk to your Contracting Officer to help -- your Contracting Officer will help you figure out or determine if someone on the site should be considered a subcontractor or not. Ok?

Caller: Dana McClure, Yellowstone. What do you do about contractors that have family members working for them, and can you define how far this family relationship goes?

G. Moore: Ok. It all depends on how the contractor presented himself at the time he submitted his bid. If he bid your project as an individual, then every family member is an employee and is deserving Davis bacon rates. If it's a partnership, a joint venture or a corporation, he has to identify the type of -- what do you call that when -- how it's classified. It's either an individual, a partnership, a joint venture or corporation. Those are the four choices that they have. If it's a partnership or a joint venture, they have to tell us on a separate sheet of paper who the partners are, or who are the members of that joint venture. Those folks are exempt because they're owners of the company. In the situation of a corporation, corporations generally have officers, and those officers that are identified in the corporation payment -- corporation documents. We can go back to the state and obtain that information if we need to. But if a contractor has bid as an individual and he has his wife and son and daughter-in-law and a bunch of people out there, they are considered employees.

L. McDill: Remember that when contractors submit proposals or bids to the government, they are required to complete the reps and CERTS and within that, part of the certification is the type of business it is, whether it is a partnership or sole proprietorship or whatever.

D. Bickler: The other catch would be if a contractor says he's a partnership or a joint venture or -- what was the other one?

G. Moore: Corporation.

D. Bickler: Not a corporation. Partnership or joint venture, everybody involved in that partnership and joint venture must sign, because everybody that's part of the joint venture or the partnership is held liable and responsible for the completion of the work. So he can claim that he's a partnership but if nobody else signed, that's going to be a problem. So we have a question.

G. Moore: Dana, did that answer your question?

Caller: Yes, thank you.

D. Bickler: We have a question -- a fax that came in with a question and I think it will be a panel discussion. What should I do -- this is Bill in Idaho. What should die as a COR if some of the bidders on the site tour can't read? If I take too much time reading over the contractors get bored and impatient.

L. McDill: My suggestion would be to have that contractor contact an individual who could read the contract for them and translate it for them. Now, my first question would be, how did the contractor even find out about the project and the site tour if he couldn't read? Someone must have told him about it.

G. Moore: Another situation, too, at the site tour, you're probably not going to read all of the specifications. Hopefully the contractors have had that document for a little period of time prior to the tour -- hopefully looked it over, perhaps had a had a family member read the documentation to them or whatever. But I certainly wouldn't expect to be read to --

L. McDill: The purpose of the site tour is not to read the contract. The purpose of the site tour is give the potential contractors an opportunity to see where the work is going to be done and to disclose any physical problems or amenities or strange items --

D. Bickler: To answer your question, Bill, you politely tell the contractor I cannot take the time right now to read the contract to you. I can talk -- I was going to say talk to you later, but don't even do that. As a matter of fact, it's just not advisable to read the contract to him. Because he's -- just be polite. Tell him you can't take the time to do that and I'll need to find a family member or a friend can that do that for him is the answer. I hope that answers it for you, Bill.

Caller: Hi, this is Neal from El Centro. We're dealing with a similar situation, and under the Americans with Disabilities Act we're being required to read a document to an individual.

G. Moore: Oh, good.

D. Bickler: You get five extra points for stumping the panel.

G. Moore: You stump the group. What kind of document, is this -- is it a service contract of some sort?

Caller: It's not a contract. This individual suffers from dyslexia and can't read, and so anything to do with the public business under the Americans with Disabilities Act, anything that's written we have to read to him. In our public meetings we have to read our plans to him.

D. Bickler: If I could, you fellow Contracting Officers of ours in Denver, do you have any suggestions or comments or input? Tracy?

Caller: I think the Americans with Disabilities Act says you have to make reasonable accommodations. Reading the contract to your contractor site tour is not a reasonable accommodation.

D. Bickler: Tracy, could you step back from the microphone and say that again?

Caller: Can you hear me?

D. Bickler: I sure can.

Caller: I think the Americans with Disabilities Act says you have to make reasonable accommodations. Reading the contract terms and conditions, or the solicitation terms and conditions at a site tour is not a reasonable accommodation. Also, I had to go to the doctor earlier this week and a gentleman came into the same clinic speaking nothing but -- no English, and that clinic handed him some sort of paper that told him he would have to go get a translator and come back with a translator because they didn't offer that service.

D. Bickler: So I guess, then, to rephrase my answer, you could tell him that the site tour is not an appropriate place, you really can't help him right at that moment, but maybe if he wants to come and visit your office, make arrangements later. That's a tricky one. Boy, you get extra points for stumping us there. Any other questions?

Caller: This is Rich in Worland.

Caller: Pat in National Park Service in Massachusetts. I wonder if we can fill in the blocks when the DBA it submits -- requires submit certified.

G. Moore: What page are you on, please?

Caller: 39, please.

G. Moore: Ok. The DBA requires the contractor submit weekly payrolls and that employees are being paid in accordance with the wage decision contained in their contract. It is the COR's responsibility to review these payrolls.

D. Bickler: Is that all?

Caller: Yes, thank you.

G. Moore: You're welcome. There was somebody else that came in just a moment ago. Rich, was it you in Worland?

Caller: Yes, it was. On page 42, the liquidated damages are not returned to the contractor?

D. Bickler: Correct. Those liquidated damages are never returned to the contractor. As a matter of fact, I believe we have to turn them over to the Department of Labor. They disburse the money accordingly.

D. Bickler: Steve burns, if you could send us a fax with your phone number or e-mail, and we'll get back with you. I think that we're going to move on to our very last segment, which is standards of conduct. Gwen and Liz will finish -- when Gwen and Liz have finished they will have explained the limitations of relationship between government employees and contractor employees, the ethical responsibilities relating to charge cards and the need to be aware that as a procurement official the rules are a little more stringent. Liz, why don't you go first.

L. McDill: I certainly will. FAR part 3, improper business practice and personal conflicts of interest, outlines the policies and procedures a government employee must follow when conducting business with the public. It says that government business shall be conducted above reproach with complete impartiality and with no preferential treatment. Transactions relating to the expenditure of public funds require the highest degree of public trust and an impeccable standard of conduct by everyone involved. This helps preserve the integrity of the procurement process. And since we are involved in the disbursement of public funds, we must be beyond reproach. Part 3 also implements the requirements of the office of Federal procurement policy act. The act specifically prohibits certain conduct on the part of the government contracting personnel and contractor's personnel. FAR clause 52.203-3, gratuities, goes on to say that no government employee may solicit or accept either directly or indirectly any gratuity, favor, entertainment or anything of monetary value from anyone seeking government business. From anyone conducting activities regulated by employees agency, or anyone who has interests that may be affected by the performance or nonperformance of employees' officials duties. Now, not only should actual improprieties be avoided, but the appearance of improprieties should be avoided.

G. Moore: I would just like to reiterate about this business about the transactions about the expenditure of government funds, public funds require the highest degree of public trust. The whole point of this is to try and keep and maintain and preserve the integrity of the procurement process. Never giving any official -- any member of the public more information, proprietary information, or information that somebody else doesn't get. We talk a lot in procurement about maintaining a level playing field and this is part of it. We are held to a higher standard because we are not only taxpayers, but we are watched by the taxpayers in how we spend this money.

L. McDill: Improprieties by the COR may be penalized in accordance with government agency policies. In addition, any improprieties by the contractor may result in termination of the contractor's right to proceed or result in debarment or suspension. Although agency regulations may allow for the acceptance of some gratuities, the best practice is to accept none. I can't remember all the little idiosyncrasies. It's like no more than $50 in one year, and $20 at one time and how 20 and 20 is can add up to only 40 -- I don't know. So it's easier for me to just not accept anything. Makes it clearer. And my contractors know that I won't accept anything from them.

G. Moore: Part of reason we think the standards of conduct is such an important issue is that it has a great impact on the contract administration team. Because of our unique responsibility under a contract. Many times our inspectors and our CORs are actually on site with these contractors because everybody is camping out there. It's too far to go into town every night. So we set up a camp, as does the contractor. We oftentimes are in small towns where there may be only one restaurant or one hotel, and we're having to share those facilities with our contractors. Well, you know, after work and everybody's got a beer, you kind of start talking. All of a sudden, a friendship develops. We must remember to keep an arm's length relationship with all of our contractors. We are not in the contracting business for the same reason the contractor is and he is not our friend. This is a professional relationship, and we must strive to maintain that at all times. Don't get too close to your contractors. Violations of any of the provisions that Liz just mentioned can be very serious for all of us, for the contractor as well as us. It can result in termination for default, debarment, criminal -- or criminal conviction for the contractor, and disciplinary or termination of our government employees. Nobody wants that to happen. So we have to be extremely cautious about this possibility and conduct our business with the highest standards, impeccable is what the word -- what the rules say. So we must be very, very careful.

D. Bickler: Don't you also have or no a COR an -- a COR that got a ball cap and calendar from the local --

G. Moore: Yes, we had a situation where one of our offices was doing -- was having a lot of contact with a heavy equipment company. Happened to be Caterpillar. So out of the goodness of their heart they started to send calendars and ball caps to this particular office, to all the fellows they had been talking to. Well, the John deer dealer shows up in the office, and all of a sudden is saying, well, boy, this is really something. You've got my competition hanging on your wall. Now, the cost of a calendar is probably a total of 25 cents. The cost of a ball cap might be all of two bucks. But not a lot of money. However, Coit cause problems. And so the fellows were asked to take their calendars down, take their ball caps home and please not display that sort of thing in the office. Now, that sounds real petty, but that actually did happen. So be cautious about all of this and just proceed with a great deal of caution in this arena.

Caller: This is chip again. It's always a problem at Christmastime when stuff starts showing up unsolicited in the mail room, and it's hard to determine the dollar value of some of these things. I don't know if anybody else had that problem.

G. Moore: I'm sure that it has happened because that Christmas stuff is something -- this is a very, very common practice in private industry and I think the rule is, if it's something edible, like, you know, a cheese tray or boxes of candy, fruit baskets, that sort of thing, it's probably ok to accept those as long as you share it with everybody in the office. And the practice that we have is we set it up on our counter-, and the locusts that work at our office are there and that stuff is gone immediately.

L. McDill: And we don't usually even let anyone know where it came from.

G. Moore: We try to keep it a secret as to the source. But when it starts becoming things like alcohol, that's another thing. We're not supposed to have on it a government facility. So -- how do we handle that?

L. McDill: Oftentimes I will contact the contractor and say, it was a nice gesture, thank you, but we cannot accept these items. We've gone as far as and I believe last year you even returned some items to a contractor. So it takes discretion, but that's why I said that the best rule is, just don't accept anything. It's much easier. It's much cleaner. No one can ever get the impression that you are being bought by someone. Now, let's see how well you've paid attention. I'm going to give you a scenario which is located on page 44 of your study guide, and let's see which site, using your push to talk, can give me the first correct answer. Scenario one reads John Jones is a contractor. His company is having their annual employee picnic, and he has invited the COR and his family to attend. Should the COR attend? Anyone that wants to speak up?

Caller: No!

Caller: As long as they have dessert.

L. McDill: That's correct. You should not attend a private picnic for a contractor. Thank them for the invitation, but tell them, just no can do. It's the best approach. [ APPLAUSE ] now, I will discuss our ethical responsibilities as related to charge cards. Government charge cards provide a means for nonprocurement officials to buy goods and services. A tremendous amount of funds are being expended annually through the charge card program. We all think of them as doing just small buys, but in FY2001, the BLM alone processed $635 thousand -- 635,000 charge card transactions valued at $110 million. So the intent of using the charge card is not to circumvent procurement regulations and ethical standards. Therefore, you must be prudent in the use of your charge card and one problem area that will address concerning the charge cards and this does happen frequently, is splitting procurements. FAR13.003 addresses split procurements, and it states, do not break down requirements aggregating more than the simplified acquisition threshold or the micropurchase threshold into several purchases that are less than the applicable threshold merely to permit use of simplified acquisition procedures, or avoid any requirement that applies to purchases in excess of the micropurchase threshold. Did you all get that? Ok. Perhaps it is a little confusing, so this could be part of the reason why this is occurring frequently. The good book isn't very clear on this, so let me translate for you in 10 words or less, which is hard to believe I can do this. Do not split procurements to intentionally avoid acquisition thresholds. Are we going to do the next scenario? Now, we are going to do another scenario. I'm going to let Gwen take care of this one. Scenario is this. A government facility currently has an unlit parking lot. The engineering department determined that 10 single pole mercury vapor lights would provide sufficient lighting. Each light costs $2,000, including installation. There are five employees in the maintenance department with a charge card. The facility manager has directed each card holder to purchase lights over a two-week period. Would this be a split procurement or not?

Caller: Yes!

G. Moore: Yes.

Caller: Yes!

G. Moore: You're absolutely correct. It is not appropriate for various members of an office to go out, each maxing out their charge card, to do something that needs to be -- we knew in the beginning that we needed 10 lights to cover the parking lot. So you're absolutely correct. That was great.

D. Bickler: let's go back to scenario two because it's a good one. Has to do with splitting.

L. McDill: It's found on page 44 of your study guide. Gwen is going to go ahead and read this one.

G. Moore: On Tuesday a government employee receives request to purchase one computer. He does so with his charge card. On Wednesday the same employee is requested to purchase another computer. Each purchase was under $2500. Is this a split procurement?

Caller: No.

Caller: Depends on hoot government employee is. If the government employees is a procurement clerk and it was requested by two different individuals, then, no.

G. Moore: Then we had Alaska.

Caller: I agree.

G. Moore: So you say the answer is no?

D. Bickler: Sounds like everybody said no.

G. Moore: The answer is no, but the special thing that you must do in this case, it does give the appearance that it might be a split procurement, and so you would be required to document the circumstances in the charge card file so that if someone questioned it six months, a year down the way, you would have a thorough explanation of exactly what transpired. That was great.

D. Bickler: Was somebody trying to -- I thought I heard somebody trying to call in, maybe. Maybe not. Are there any other questions? That was great. Thank you very much for your participation in that. Now, if there's one thing to remember with standards of conduct, it is to proceed with caution! So, let's -- we're ready to move into the close-out of the show with Joe Federline, who is in the BLM group management for property and Acquisition Management. Joe is joining us from his office in Washington D.C. by video conference. If anyone of you have questions for Joe after he's finished, he can hear you over your push-to-talk, so please feel free to call in. Hi, Joe.

Good afternoon.

D. Bickler: We sure --

Thank you for -- thank you for inviting me to provide the closing remarks. We in Washington are very aware of all of your efforts, and we want to thank you for your efforts in all your contract management. We had much work to do last year, and our contracting is ever increasing. Last year we did about a quarter of a billion -- quarter of a billion dollars in contracting, and we had major increases in land use planning, especially the fire program, where we had a lot of extra work to do for fire facility construction, fire fuels treatment, fire rehab. We're doing a lot more service contracting than we've ever done before, and I think you've done a wonderful job meeting that challenge. I think our contracting is going to be increasing -- ever increasing as we go on because of the need for just getting the work done. We just don't have enough resources to do it ourselves. So we have to get external resources to do that contracting. So your roles -- your role is really changing to really manage one of -- a program person doing this program work to managing the work of others, especially the work -- so your role is a project manager and a contract manager is ever increasing. I would certainly encourage you for those that haven't taken any project management course to do so. It will certainly help you out with your contract management. Other suggestions would be don't reinvent the wheel. Use what tools that are established for us. I think in this conference they probably mentioned the 55IDIQ contracts and FFS BPAs that BLM established on their national acquisition homepage. I highly recommend that you use them so you don't have to duplicate efforts. You've also -- also our National Fire Plan website has very good models for fuels treatment projects, mechanical and prescribed fire. Also the emergency fire rehab projects. We also have one for fuel contract crews. I would suggest that you team with the Contracting Officer as much as you can, especially when you're doing performance based contracts. That's administration's -- one of the top reform initiatives. We're doing a very good job so far in our performance based contracts as we will a real-time report on the web and it shows that we're doing 32% for performance-based contracts, however, we can do better. Just focus on managing your contracts for results. Continuously improve how you're going to measure those results. And develop a simple, good quality assurance plan so the contractor knows how we're going to monitor the performance. Work with the Contracting Officer to build incentives in your performance based contracts, both positive and negative payment incentives are good tools to incentivize for contractors to perform to the best of their possibilities. And also, partner with your contractor to manage for results. Try to avoid any adversarial relationships that lead to litigation. Work -- team with your Contracting Officer to plan alternatives -- an alternative disputes resolution process so that you have a plan built right into your contract to avoid costly litigation and adversarial relationships and so that you can both partner together to accomplish the results that are required in the contract for your -- for performance. Also, team with your Contracting Officer to acquire commercial items. Don't develop special tailored specifications or service contracts that has already been tried and tested in industry as it was before. The acquisition process is much easier and the prices are very reasonable. Team with your Contracting Officer to monitor the contractor's performance so that when weary valuating the contractor's performance in competitive acquisitions, we really focus on the various elements of the contractor's performance, including the quality of their technical performance, their contract management, timeliness and cost control, if that's applicable. Also, we're one of the premier agencies in government. So take the opportunity to build your greening requirements into your specifications and work statements, especially space leases. I was talking to Heather Davis in the environmental office in the Department of the Interior and she said our strategic plan for greening the department of interior is moving forward rapidly. So continue to focus on those nine items in the D.O.I. strategic plan. The administration really wants us to focus on biobased products. That's one of the items they're really focusing on. She mentioned that they should soon have a greening website that will be available to you. That website is WWW greening.interior.gov. There will be a lot of useful tools available to you for greening, which will include the -- a guide that -- it will include the guide for incorporating environmental considerations into your contract and also a guide for green cleaning. So there's a lot of various tools and everything they're trying to help build into that so that you have a very good arsenal of tools available to you to help further the interior's environmental goals. That's all I had to really summarize. If you'd like to -- if you have any questions, please, I'd certainly be glad to take them right now.

D. Bickler: Well, thank you very much, Joe. We really appreciate your support and all that information you just gave us. Are there any questions?

L. McDill: Joe, I have mentioned. You mentioned the greening of the government. You anticipate that the department is going to be emphasizing or requiring that we institute more and more greening by mandate or is it still going to be more voluntary in the near future? And if so, what is the near future?

Well, it's not necessarily mandatory. They want to work in partnership with all the Bureaus. As a matter of fact, they're establishing a greening partnership that will involve various representatives from the Bureaus, at least four disciplines in every Bureau. A procurement representative a property representative facilities engineering representative and environmental representative. So that they work -- we work in partnership together to further these greening goals. As a matter of fact, I was told that Lynne scarlet within the next two weeks will host the first interior greening partnership meeting. Does that answer your question?

L. McDill: Yes, thank you, Joe.

Caller: Joe? What was the connection where you said there were forest restoration and hazard reduction contracts available for --

I guess I didn't give that to you, did I? What happened is I guess -- all the wild land fire agency contracting and fuels representatives met in Boise, Idaho b a year ago once we got new legislation for contracting with local personnel for hazardous fuels treatment and emergency fire rehab. The whole purpose of that legislation was to try to contract more with those in the local communities, especially those in the urban wild land -- wild land urban interface so that they have a stake in their future and they also promote the local economy. So in order to help do that, we built a contracting opportunities part of the National Fire Plan website where we have all those tools and also the department policy on how we go about doing that, and the contracting strategies for making sure we efficiently contract to local firms. That website is WWW.fireplan.gov. That's the interior and Forest Service National Fire Plan website, and in the upper right-hand corner click on "contracting opportunities." When you go in there you'll see a map of the country and we have contracting leads and assistance there to build the capability in the local communities to -- and we also have -- in all those maps -- now up above the maps you have statements of work. Click on that statements of work, and it will give you the models. Also in the Pacific northwest there's actually live -- there's about 35, 40IDIQ contracts from which agencies within that area of the country can order from for these fuels treatment contracts and emergency fire rehab contracts. Does that answer your question?

Caller: Thank you.

Ok.

D. Bickler: Ok. Well, thank you very much, Joe for being with us today. We really appreciate your time.

I appreciate you asking me.

D. Bickler: Ok. I received one more fax we're going to take care of really quick here. It's from Ann at the National Park Service and this is from the handbook. I'm not sure which page. Ann wanted us to answer the question again. This is --

I will --

D. Bickler: This is another means by which to ensure compliance and field complaints from the employees, and the second one is the failure to comply with the Davis Bacon Act is cause for the Contracting Officer to withhold funds from the progress payments until the noncompliance is corrected, and that was on page 40 of your handbook. So those are the answers, Ann. Well, we have come to the end of the road. So please make sure that you take your recertification test on the web at the National Training Center website, www.ntc.blm.gov. You will also be able to print your course certificate after you complete the test. Make sure you pass a copy of your certificate along to the contracting office you work with so they know you are once again recertified for the next three years. If you have any further questions that we didn't get to, or you need some clarity, please contact myself, Gwen or Liz at the e-mail addresses listed at the end of your study guide. By the way, there were two errors in the back of that study guide. One had the office code for our branch as BC670-B. It's now BC664. Also my e-mail address has my name is bicker and I can, but that's not my name. Instead it should be Bickler. Neither is critical because we can't hide. It's not that easy. , so, ladies, we've come to the end, and I would like to thank you all for letting me drive and putting up with it while we've been here.

L. McDill: That's been an experience in itself.

D. Bickler: We would like to thank all of you for being here. I would. Your participation has been great.

G. Moore: And I would like to thank all our friends out there who made this a whole lot easier than we thought it would be by calling in and being nice and not saying all the awful things you sometimes say to us over the phone, only in gest. And thank you for having me.

L. McDill: I would like to say a special thanks to the other members of the construction A/E branch. Your help and support in the preparation of this course was well, well appreciated. And you are the ones that are taking care of business while we are absent. Thank you, guys.

D. Bickler: So thank you very, very much, and we will see you in three years. Bye.

G. Moore: So long.

L. McDill: So long.

Holy cow. What a day. TGIF! Thank goodness it's finished!

L. McDill: But a good show. Oscars? Oscar time.

D. Bickler: I'll be watching the mail. A group award. Absolutely. Our 15 minutes of fame in seven hours.

G. Moore: This is the government. It takes a little longer.

D. Bickler: Let's celebrate, go to the mall, a little shopping, drink of wine, maybe. Kick back. Relax.