Proposal for

University of Maryland College Park

Request For Proposal No. 79276-T for

The Evaluation of Exchange, Language, and International Area Studies Programs

(EELIAS) Online Reporting System

Submitted to:

University of Maryland

Attn:  RFP #79276-T

Department of Procurement and Supply

2113-R Chesapeake Building

College Park, Maryland 20742

Prepared by:

Anthem Technologies Inc.

Contact Person: Durga Mikkilineni

1405 Route 18 South, Suite 106

Old Bridge, NJ 08857

Ph: 732 679 0770

Fx: 732 679 0979

email: Durga@anthemtechnologies.com

Website: www.anthemtechnologies.com

Submission Date: August 09, 2002 3:00 PM

## Cover Letter

Contract Administrator

EELIAS Online Reporting System

Dear Sir or Madam:

I would like to thank you for giving Anthem Technologies (“Anthem”) an opportunity to bid for National Foreign Language Center (NFLC)’s ELLIAS Online Reporting System Project.

Anthem has been providing quality, cost effective solutions and services to Government Agencies, Corporate Firms and Education Agencies in the nation. We have also providing similar application services in the past to our clients. Our enclosed proposal will further substantiate Anthem’s suitability as your systems partner for this project.

The undersigned, Durga Mikkilineni, is authorized to meet all commitments presented in this proposal and will be your contact person for clarifying proposal content and approving any agreement in the scope of this project.

#### Anthem has received the RFP Addendum A001 and agrees to its terms and conditions.

We look forward to help NFLC in its ELLIAS Reporting System efforts.

Sincerely,

Anthem Technologies Inc.

Durga Mikkilineni

1405 Route 18 South, Suite 106

Old Bridge, NJ 08857

Ph: 732 679 0770

Fx: 732 679 0979

email: Durga @anthemtechnologies.com

## Contents

Cover Letter	2

Contents	3

Mandatory Forms	4

A. EXECUTIVE SUMMARY	5

B. REFERENCES	8

C. THE TECHNICAL PROPOSAL	12

i. Sub-Project: Programs Development	17

ii. Sub-Project: Reporting	22

iii. Sub-Project: Knowledge Transfer	22

Project Management Plan	24

Anthem Technologies - Overview and History	28

D. Annexure	30

## Mandatory Forms

- Amendment of Solicitation Acknowledgement

## A. EXECUTIVE SUMMARY

Project Understanding

Anthem understands that National Foreign Language Center (NFCL) is soliciting IT consulting services for development, implementation and related data-migration for its EELIAS Online Reporting System; EELIAS is a web-based system, designed to fulfill data collection and analysis needs of fourteen IEGPS programs. The users of the system include USED – IEGPS stakeholders, USED funded IEGPS grantees and NFLC EELIAS Project Personnel.

NFCL intends to provide documentation including the requirement specifications in form of Use Cases, Site Flows and HTML screens for the fourteen IEGPS programs.

Anthem responsiblilities would include integration of HTML screens with ColdFusion, dynamic reporting interface using ColdFusion and Oracle, providing testing services for the EELIAS Reporting application, and provide application UAT using Anthem’s application environment.

Anthem also proposes to provide its reporting application services for Oracle reporting tool selected in future for this project. The scope of the services also include migration of existing program data for the past 2 years into the new system.

Project Objective

Anthem aims to provide NFCL with its consulting services in the most efficient, cost effective and quality manner.

Anthem’s solution features dedicated Project Delivery Manager, a one-point management contact for NFCL, to enable this objective throughout the term of this contract. Anthem also provides its proven project development and management methodology, based on Rational Unified Development (RUD) Methodology for effective execution of the project.

Verification of compliance with Maryland law

During the scope of this project, Anthem will comply with Maryland State laws.

Work Methodology

Anthem would use project development methodology based on the Rational’s Unified Development Process model, employing formal and modern software development techniques to specify and track project deliverables. These tasks are categorized in different phases of milestone based of the EELIAS Reporting application project. Anthem will provide support for system documentation, training and product warranty as part of its Project Work Plan.

Anthem will also use web-based tools for Project Progress and Bugs/Issue Tracking for easy reporting of any product related issues (using Anthem’s cusomized Bugzilla Ver 2.16 ). Anthem will use Microsoft’s Visual Source Safe (Visual Studio 6) for Source Code Version Control. Anthem will use Loadrunner 7.0 and Winrunner 7.0 for automated testing of the applications.

Duration of the Proposal: Anthem proposes a project timeline of six-months, starting September 01, 2002 and due  completion on February 28,2003;

Anthem’s Performance Capabilities

Anthem is a certified technology partner of Oracle and Allaire (now Macromedia) ColdFusion; and has over five years of industry experience in providing over thirty installations of Oracle 8i and ColdFusion 4/5 clients across industry.

Kristin Motlagh, co-author of the book - Mastering Cold Fusion 5.0, is ColdFusion architecture advisor and project mentor for Anthem Technologies for this project.

Anthem’s experience in government agencies include strong Oracle Reporting tools such as Oracle Reports 6i, Crystal Reports 7 and Actuate e.Reporting suite 5. Anthem’s experience in multiple Oracle Database reporting suite also make it ideal partner for technical advisor for Reporting tools selection for NFLC.

Anthem is also currently working for a large scale application Genesis Student Information System – a web based solution for all student-centric needs of school district administration. The design and development of the application closely resonates ELLIAS Online Reporting System as both follow similar offsite development process using Use Case and HTML Screens.

Anthem has also in process of implementing Oracle Database Reporting System for New York State Agencies – Office of Mental Retardation; Office of Mental Health and Office of Parks using Oracle 8i/9i Reporting Capabilities. Letter of performance showing Anthem credibility at these locations has been attached.

Anthem has provided ColdFusion ver 4.5/5 implementation services at clients including AT&T, Coreon, Lucent Technologies, Merryl Lynch, SBC, PKC and MCI Worldcom. Most of the ColdFusion installations here are done on Oracle Relational Database using ColdFusion as internal portal for web applications.

Anthem proposes to use ColdFusion and Oracle certified consultants for this project. Anthem’s proposed personnel also meets stringent qualification requirements of the solicitation.

Project Management

Anthem proposed team of experienced professionals, working under the presence dedicated Anthem Project Manager, would provide NFCL with complete transparency in terms of Knowledge Transfer, Project Progress, Technical Knowledge Transfer. A comprehensive Project Communication Plan with Escalation Procedure will further ensure on-time Project Delivery.

Key Proposal Benefits

- Anthem’s state-of-the-art facilities, its environment replication capabilities & partnership and experience with Oracle and ColdFusion technologies.

- Proposed key personnel, highly experienced in ColdFusion, Oracle and Oracle Reports development. Team includes ColdFusion and Oracle certified professionals. Project Manager is trained on Rational’s UML methodology.

- Anthem’s proposes implementation a modular Reporting System; The “Generic” and “Custom” parts of the Reporting System will contain parametric information on User Access Control, IEGPS Program Charecteristics and Reporting Rules for configuring the Reporting with minimal changes. This design will make the deployment, enhancement and maintenance of the system easier and the Knowledge Transfer process smoother.

- Anthem’s follows high quality standards; Anthem follows ISO 9001:2000 guidelines for Quality Management of its deliverables.

- Anthem provides the scope for unscheduled Quality Audits by NFCL on its development site – located in New Jersey, providing a guarentee of professional quality standards 24X7.

- Anthem has strong experience in development, deployment, data migration and administration of web-based applications of similar nature at leading Government Agencies. The letters of appreciation are attached in the proposal.

- Anthem includes a 4-week warranty support on all its work for the project, following the User Acceptance of the system.

## B. REFERENCES

#### Reference Information with Project Abstracts

Anthem provides some of its Project Abstracts with the Reference Contact information below:

1.

| Client Name | AT&T |
| --- | --- |
| Contact Name | Jimmy Dube |
| Address | AT&T, 200 S. Laurel Avenue, Room B3-3C01, Middle Town, NJ 07748 |
| Telephone number | 1-732-809-2377 |
| Email address | jeandd123@aol.com |
| Status | Completed |
| Contract name or number | Web based Order Management & Reporting System |
| Type of contract | Onsite-Offsite Project |
| Description of services performed and Software Tools used | Electronic Order Management & Reporting System is a web-based application that allows authorized users (sales person) to create, manage and generate report with service orders residing on the Oracle. The system is hosted on a ColdFusion server and Oracle Reports 6i on Sun Solaris 7. Oracle 8.x is used as the backend database. This system is developed using HTML, JavaScript, CFM templates, CF Reports, CFML data, SQL, PL/SQL, Reports and Oracle 8i Database. The system was developed based on Rational UDP methodology and integrated with the legacy system for the decision-making using the XML techniques. Project also included graphical interface design and development for this web application. Data migration was carried out to support a well-planned migration from the legacy system to the new web system. Source Code Control and issue tracking also carried out as part of the project delivery services. |

2.

| Client Name | Coreon, Inc. |
| --- | --- |
| Contact Name | Prasad Chintapalli |
| Address | 1200 South Ave, Ste #103 Staten Island, NY 10314 |
| Telephone number | 1-212-469-2171 |
| Email address | prasad321@yahoo.com |
| Current Status | Completed |
| Contract name or number | Web based Trouble Ticket Reporting Applications |
| Type of contract | Onsite Project Execution |
| Description of services performed and Software Tools used | This project involved converting the earlier LAN based system to Web based application. This included the following processes: Business Analysis and System Requirement Study Migration to web & Software Hosting Activities for Software systems in 24X7 Production System Design Documentation using Visio Entity Relationship Diagrams, Use Cases, UML Sequence Diagrams Using Oracle Reports with ColdFusion for Trouble Ticket reporting Access Control and Ticketing Rule Manager configured Crystal Reports for secured Reporting Providing training to end-users of the system. Software environment included HTML, CFHTTP, CFREPORTS, CFML data, PL/SQL, Oracle Reports 4.5/6i, Oracle 8i, ColdFusion 4.5, Apache, Sun Solaris 7/8 for this project. |

#### Past Performance with Project Abstract

Anthem has strong experience in implementation of Oracle Reporting tools like Oracle Reports, Crystal Reports and Actuate eReporting. Some of the reference information is provided below:

1.

| Client Name | Office of Mental Retardation, NY State |
| --- | --- |
| Contact Name | Carl Bensi |
| Address | ISS Administration & Projects Unit, 500A Balltown Road, Schenectady NY 12304-2291 |
| Telephone number | 518 381 2129 |
| Email address | Carl.bensi@omr.state.ny.us |
| Current Status | Ongoing (Start Date – 01/28/02) |
| Contract name or number | Oracle Reports 6i based - Automated Time Entry System (TIMES) |
| Dollar Value | 115K |
| Type of contract | Consulting |
| Description of services performed | Requirement Study, Analysis, Database Design, Development and administration TIMES application. This Oracle Reports 6i based Application time sheet entry system, which keeps track of the time in and time out of the employees as well as their leave details. The web based TIMES application captures employee time in and time out and generates an ERN code for the Personnel Department for salary, Over time and leave calculations. The development is done in Oracle Forms 6i, Reports 6i, and Designer 6i. The application runs on Oracle 9i AS and the database used is Oracle 8i Environment: Oracle Forms 6i, Reports 6i, and Designer 6i, Oracle 9i AS, Oracle 8i Disciplines: Programmer, Data Analyst, QA Analyst |

2.

| Client Name | Bear Sterns |
| --- | --- |
| Address | 115 South Jefferson Road, Whippany, NJ 07981 |
| Reference Name | Roger Lynn |
| Telephone number | 1-732-809-2377 |
| Email address | bhaskarbhai@yahoo.com |
| Address | 115 South Jefferson Road, Whippany, NJ 07981 |
| Current Status | Completed |
| Contract name or number | Bear Sterns Infoserver |
| Dollar Value | 250K |
| Type of contract | Consulting |
| Description of services performed and Software Tools used | The Bear Stearns InfoServer is a web site for Bear Stearns correspondents. It offers a central point of access to a variety of online information and news of special interest. The site is controlled through the Bear Stearns entitlement structure, enabling the firm to customize the menu of information. This is mostly accessed by its international private client base through webshell. This website displays the details about the various Broker Dealer and Prime Broker applications, the details include release notes, site maps, user guides etc. Apart from this the web site also displays links to various updates in the business rules, contributions etc. Because of the nature of the site the content displayed in the various pages of the site is very dynamic, so the web pages needs to be upgraded constantly. This project was done using Oracle 8i Database, Report 6i, ColdFusion 4.5, HTML, CSS, Javascript, CFM template programming and XML. |

3.

| Client Name | NY State Office of Parks, Recreation and Historic Preservation |
| --- | --- |
| Contact Name | John Bonafide |
| Address | Peebles Island, PO Box 89, Waterford, New York 12188-0189 |
| Telephone number | 1-518-237-8643 ext. 3263 |
| Email address | john.bonafide@oprhp.state.ny.us |
| Current Status | Start Date: August 01, 2001. End date: April,2002 |
| Contract name or number | SPHINX Redesign Project |
| Type of contract | Offsite Project Execution |
| Description of services being performed and Software Tools used | The ‘State Preservation/Historical Information Network’ (SPHINX) is a computer-based database management system custom designed for the New York State Office of Parks, Recreation and Historic Preservation (OPRHP). This system is primarily used for: Store and manage applicant information about properties in New York State Store information about and track various processes (such as Project Reviews, Workflow Status etc.) related to the properties Store and manage statistical information about the various processes carried out at OPRHP. |

## C. THE TECHNICAL PROPOSAL

#### 1. Project Understanding

Anthem understands that National Foreign Language Center (NFCL) is soliciting IT consulting services for development, implementation and related data-migration for its EELIAS Online Reporting System; EELIAS is a web-based system, designed to fulfill data collection and analysis needs of fourteen IEGPS programs. The users of the system include USED – IEGPS stakeholders, USED funded IEGPS grantees and NFLC EELIAS Project Personnel.

NFCL intends to provide documentation including the requirement specifications in form of Program Objective, Data Catalogues, Use Cases, Site Flows and HTML screens for the fourteen programs.

Although four programs (NRC, FLAS, CIBE, and UISFL) are currently live systems, they will be migrated to the new system to keep consistency and maintain database relationships for effective reporting.

#### 2. Project Scope of Work

Anthem would perform all work described herein at its New Jersey office premises (the Project Execution office).

Anthem would cover the complete technical architecture, development, testing, and deployment of the EELIAS Online Reporting tool for the fourteen programs, namely: Task NRC, FLAS, IIPP, UISFL, BIE, CIBE, AORC, TICFIA, DDRA, FRA, GPA, SA, IRS, and LRC.

Anthem will use its own licensing for Testing Software Tools used for this project. Anthem will closely emulate the hardware and software for EELIAS Production System at its premises for development, testing and UAT purposes. Anthem will host an issue-tracking tool for managing bugs/issues for use by NFLC Project Entities.

This statement of work also includes the implementation of a 3rd party-reporting package (i.e. Oracle Reports).  Anthem is expected to:

- Implement the fourteen programs for all grantee user types (see Table 1 in Section C 1.0.2).  System shall support the input, maintenance, and submission of data.  System shall meet all scenarios as outlined by use cases.

- Create a database schema with an enterprise vision to allow reporting across all fourteen programs.

- Meet the requirements of (I) the Government Performance and Results Act of 1993 (GPRA) and (ii) the reporting needs of IEGPS by supporting the collection of specific data elements and narrative text into a database structure.

- The work described herein is to be accessible to people with disabilities per Section 508 Rehabilitation Act, which became part of the Federal Acquisition Regulation (FAR) on June 21, 2001. Types of impairments that make it challenging for people with disabilities include:

- Vision impairments (blind or low vision)

- Hearing impairments

- Mobility impairments which includes limited or no use of limbs

- Cognitive and Language impairments (difficulty remembering or Dyslexia)

Anthem will accomplish this by using “ALT” tags wherever applicable.

The proposed system would be designed to operate online, in real-time, 24 hours-a-day, 7-days-a-week under normal operating conditions to ensure accurate cardholder and transaction data for effective system information management, reporting and auditing activities.

Additional Anthem Responsibilities:

- Knowledge Transfer through Documentation and Training

- Anthem proposes 4-week warranty support on all its work for the project, following the UAT of the system

NFLC Responsibilities:

- NFLC team will provide and support all content and requirements definition to Anthem.

- NFLC will also provide supporting documentation and static HTML files.

- University/ NFLC will provide software licenses. (Except Testing Software Licenses, which will be provided by Anthem)

- NFLC will coordinate the availability of NFLC Project Entities as per the timeline prepared; Anthem Project Manager will work with NFLC Project Manager for flexibility in project schedules.

#### RFP Requirements Compliance Summary

| RFP Section | Anthem’s Response |
| --- | --- |
| Section C – Description/Specifications/Statement of Work |
| 1.0 BACKGROUND | Acknowledged. |
| 1.0.1 IEGPS Programs. | Acknowledged. |
| 1.0.2 Reporting Rules | Anthem’s proposes designing a modular Reporting System having “Generic” and “Custom” application objects; “Generic” part of the Reporting System would be same across all the programs. “Custom” part of the Reporting System will contain parametric information on User Access Control, IEGPS Program Characteristics and other Reporting Rules for configuring the Reporting with minimal changes. This design will make the deployment, future enhancements and maintenance of the system easier and the Knowledge Transfer process smoother. |
| 1.0.3 Project Documentation | Anthem’s work methodology is built on the project documentation provided by NFLC Task Forces. With sufficient data in the system, the EELIAS system must be able to generate reports in order to address each program’s performance indicators. Data Catalogues, Site Flows and Use Cases would be used for designing the relation database schema. The program screens - HTML Build out – would be integrated in ColdFusion environment and would access Oracle database designed for the purpose. |
| 2.0 SPECIFICATIONS AND REQUIREMENTS | Anthem details its solution methodology in the section: Project Methodology below. Anthem team would work with end-user using formal business communications for requirements clarifications, application rules guidance and feedback/review needs; Anthem’s total number of expected hours needed to complete the project is provided in Section: Resource Hours Estimate Anthem has also prepared its implementation plan to meet the deadlines provided in the RFP schedule. Anthem would be responsible for the implementation of all 14 programs as mentioned in the Section: Scope of Work. This statement of work also includes the implementation of a 3rd party reporting package example Oracle Reports. |
| 2.0.1 System Overview | Acknowledged. Covered in detail in Section: Solution Design Features below. |
| 2.0.2 Key Personnel | Anthem has met qualification criteria for key personnel. The resumes of proposed team members are provided in the Proposal Annexure. |
| 2.0.3 Management Approach | Complied. Covered in detail in section: Project Methodology and Section: Change Management Procedure below. |
| 2.0.4 Implementation Plan. | Agreed. Anthem’s implementation plan as provided under section: Project Methodology complies with RFP requirements for Testing and Acceptance. Anthem would provide a production-like testing environment that is separate from its development environment. Anthem would also provide separate staging environment. |
| 2.0.5 Testing and Acceptance | Complied. Anthem’s testing approach including code versioning tool, issue/bug-tracking tool, and load testing tool (supplied by Anthem) are described in Section: Project Methodology. |
| 2.0.6 References | Complied and provided in the section: B. References |
| 2.0.7 Past Performance | Complied and provided in the section: Past Performance with Project Abstract under the section B. References |
| 2.0.8 Contract Implementation Meeting | Anthem agrees for Contract Implementation Meeting . |

Anthem also agrees for compliance for requirements under the Section A-1 – Solicitation / Contract Form, Section A-2- Instructions, Conditions and Notices to Contractors, Section B – Pricing, Section D – Packaging and Marketing, section E – Inspection and Accptance, Section F- Deliveries or Performance, Section G- Contract Administration Data, and Section H – Special Contract Requirements.

Anthem has reviewed RFP Part II – Contract Clause and takes no exception to it.

Anthem acknowledges review of Part III – List of Documents, Exhibits and Other Attachments.

Anthem also acknowledges receipt of RFP Addenum A001. Anthem agrees to the changes mentioned in the addendum.

#### 3. Solution Design Features

- Environment: EELIAS Reporting System will be hosted on the following environment for separate Development, Testing and Staging (UAT) purposes:

| Package | Purpose |
| --- | --- |
| Apache 1.x/2.x | Web Server |
| Cold Fusion 4.5 + | Dynamic Web Page Server |
| Oracle 8.1.7 | Database |
| Netscape 4.7 + | Browser for Windows, Macintosh, and Unix |
| Internet Explorer 5.0+ | Browser for Windows and Macintosh |
| Bugzilla 2.1.6 | Issue Tracking and Bugs Reporting |
| Winrunner 7.0 | Automated Unit & System Testing |
| Loadrunner 7.0 | Automated Load and Performance Testing |
| Reporting Tools – Reports 6i/ Crystal Reports / Actuate e.Reporting | Oracle Database Report Generation |
| Visual Studio 6.0 | Source Code Versioning and Management |
| Sun Solaris 8 | Operating System |

- Performance and Load – System would support at peak time a load of at most 1,000 users.  Users may log in more once a day for editing entries.  A timeout of 4 hours will be enforced on the EELIAS application to reduce load of inactive users.

- Reporting Rules – The system database will define Reporting Rules in the database for User Access Control, Grant Lifecycle Data, IEGPS Program Characteristics and shared/consortium data. These program configuration data (“Custom” data) will reside in the database.

Project Methodology

Anthem uses a project development methodology based on the Rational’s Unified Development Process model, employing formal and modern software development techniques such as Unified Modeling Language (UML) to specify and track project deliverables. These tasks are categorized in different phases of full life cycle of web site and database application projects.

### i. Sub-Project: Programs Development

The following phases with activities and deliverables will apply for:

      - First 7 Programs

      - Next Seven Programs

This methodology for Program Development sub-project will be divide into the following four phases:

Phase I: System Design Phase

Phase II:  System Development Phase

Phase III: System Deployment Phase

Phase IV: Post Deployment/Warranty Phase

Phase I – System Design Phase

In this phase Anthem will establish a clear understanding of the system requirements.

Anthem will work with NFCL to gather data/information and analyze it and prepare various Design documents. Anthem personnel will study the existing System Specifications Requirements documented in the Use Cases, Site Flows, HTML Screens and Data Catalogues.

Anthem will have a series of meetings with the NFCL Project Team to review any design issues. Anthem will prepare and submit to the NFCL Project Manager, one or more of the following design documents for approval (as applicable):

- System Architecture document

  - Hardware architecture

  - Software architecture

- Application Specifications document

  - Business Logic/Rules

  - Front-end Validation rules

- Database Specifications document

  - Database Schema

  - Validation rules

- Test Plan Document

- Security & Performance design document

  - Security issues like Secure access via Internet etc.

  - Performance issues like Download time etc.

- Administration and Access-control Specifications document

  - User admin issues, user privileges etc.

- Miscellaneous Specifications document. (This will address any requirements that are not adequately covered by other documents.)

Figure 1: Overview of Anthem’s Design Methodology

Note: Some of the steps may need to be modified for actual design phase.

#### Phase II  –System Development Phase

Once the design documents have been reviewed and approved by NFCL, the specifications for the execution of the project will be considered frozen and the actual development of the System will commence.

Highlights of the Development Phase are:

- Implementation of the Relational Database Design for Central Data Storage. The database design would incorporate the security and other features with the objective of: Ability to process and retain large amounts of data, Performance in retrieving the data, Integrity of the data, Security of the data.

- Implementation of Graphical Interface under well-thoughtout, ADA compliant and efficient coding guidelines. The graphical interface, will be developed for ColdFusion Server for the system database management. This interface would help the users to easily extract and modify data and generate reports from the Oracle database in an easy and more time efficient manner.

- Tools for Project: The tools used for this project would include Dreamweaver, Visio, ColdFusion Server, Textpad and Oracle 8i products. Apache on Solaris would be used as web server. The solution will be developed on SUN platform. The prototype would be developed to work on Internet Explorer 5+ and Netscape 4.7+ browsers.

- Once the prototype modules has been reviewed and approved, Anthem will proceed to complete the development of the entire prototype; adding validation, security and application-specific features to the prototype.

- Quality Control and Testing : At this stage testing and evaluating is performed using computer-based methods and technologies on a “Test” installation of the system at Anthem facilities.

Testing is done to ensure that data retrieval and exchange is handled accurately and efficiently. Functional testing, GUI testing and Database Interface testing is also done at this stage to assure the accuracy and the efficiency of the software. Anthem will thoroughly test the system with high Quality Assurance Standards. Automated testing techniques would be used in quality assurance of the product. Quality assurance is our primary objective.  Anthem team will ensure the final product will pass, the following tests: Unit Test, System Test, User Acceptance Test (UAT) and Load Test.

Anthem will ensure the Product also passes Regression Test, after any programming changes have taken place.

Testing will be conducted in 4 phases -  Unit, System, UAT and Load.

1. Unit Test: Anthem shall unit test all code prior to delivery for system testing.  This shall be conducted in the development environment using automated testing system “Winrunner 7.0”.

2. System Test: Upon delivery of a set of unit-tested programs, system testing will begin by the University.  Anthem will provide web-based issue-tracking tool “Bugzilla” accessible by NFLC to record defects in the site.  Anthem will correct bugs as they are identified by the University.

3. Load Testing: Anthem will provide NFLC with test results that show the support of the required load.  Anthem plans to use Load Runner for the Load Testing of the site.

4. User Test (UAT): NFLC will create UAT scripts for IEGPS for a final scan of defects and confirm functionality.  As in system testing, defects will be logged into the issue-tracking tool provided by the Contractor and prioritized for fixes before deployment.  All fixes are included in the system delivered by Anthem.

- Issue Management: Anthem will maintain a log of issues/defects found and corrective actions taken for them using Anthem’s Web-based issue-tracking tool - Bugzilla.

| Level | Description |
| --- | --- |
| Severe | Defect prevents usage of areas of functionality or system failure |
| High | Defect is limited to a page on a site but prevents user from successfully completing a task |
| Medium | Defect which hinders the user from completing task |
| Low | Aesthetic change that does not hinder any of the functionality |

To pass each testing level, all Severe, all High, and 70% of Medium bugs must be corrected.

Acceptance.  If during the testing phases if any portion of the system is not functional and fails to meet the specifications and requirements, Anthem would make all necessary adjustments to the system within a reasonable timeframe at no additional charge to the University.  Anthem would provide satisfactory demonstration via testing by the University that the complete system meets all specifications and requirements.

- Source Code Control: Anthem will also implement Visual Source Safe - Source Code Version control tool for the project development team. This would ensure that proper source code versioning, management and protection of the source  code is done. Anthem will also take regular back-ups of the entire project objects for disasterrecovery purposes.

Throughout this phase, NFCL’s Project Team will have access to the Programs being developed, tested and staged (or UAT) on an ongoing basis via Anthem’s hosted and protected web-site. The web-based issue tracking system can be used by NFCL Team to provide feedback to Anthem’s team during this phase.

Figure 3: Overview of Anthem’s Development Methodology

Note: Some of the steps may need to be modified for actual development phase.

#### Phase III  – System Deployment & Migration Phase

Anthem would work with NFCL for successful deployment of the system in the production environment. This includes providing installation notes to NFCL and help in troubleshooting installation procedures. Anthem will hand-over all System Source Code with applicable installation notes in CD-ROM media to NFLC during this phase.

Deployment of already existing Programs would also involve data migration and migration planning for deployment cut-over. Anthem intends to propose a migration path for already existing system with plan for rollover, so that in case of emergency, the changes can be rolled back and reapplied at a later time.

#### Phase IV - Post Deployment/Warranty Phase

Anthem will fix all functional errors reported within four week from the date of User Acceptance Testing Completion Date.

### ii. Sub-Project: Reporting

Anthem would use the Rational Unified Development methodology for providing Oracle integrated Reporting tools capabilities. The proposed consultants skilled in Oracle Reporting tools including Oracle Reports 6i and Crystal Reports.

### iii. Sub-Project: Knowledge Transfer

Documentation: Anthem will provide user manual, system architectural and system administration documentation for all the programs developed for NFLC. Anthem will also provide all high level documents in UML format. This documentation as well as other installation manuals related to NFCL will be provided in Microsoft Office products.

Training: Anthem will provide NFLC staff training of 5 days for various aspects of the site navigation and database content management. The training will allow NFCL staff to get familiar with the staff and provide workshop for executing content management tasks.

#### Project Schedule

Anthem would provide its services as per the following schedule:

| Task | Begin Date | End Date | Anthem Resources |
| --- | --- | --- | --- |
| First 7 programs |
| Database schema | 09/02/02 | 10/01/02 | PM, Team-I |
| Development | 09/18/02 | 11/19/02 | PM, Team-I, Team-III |
| System Testing | 11/20/02 | 12/12/02 | PM, Team-I, Team-III |
| User Acceptance Testing (UAT) | 12/13/02 | 01/03/03 | PM, Team-I, Team-III |
| Deploy | 01/06/03 | 01/08/03 | PM, Team-I, Team-III |
| Next 7 programs |
| Database changes to initial design | 10/02/02 | 11/01/02 | PM, Team-II |
| Development | 11/20/02 | 01/14/03 | PM, Team-II, Team-III |
| System Testing | 01/14/03 | 02/04/03 | PM, Team-II, Team-III |
| UAT | 02/04/03 | 02/18/03 | PM, Team-II, Team-III |
| Deploy | 02/19/03 | 02/20/03 | PM, Team-II, Team-III |
| Reporting |
| Development | 01/14/03 | 02/11/03 | PM, Oracle Dev. Team-I, Oracle Dev. Team-II, Team III |
| System Testing | 02/11/03 | 02/20/03 | PM, Oracle Dev. Team-I, Oracle Dev. Team-II, Team-III |
| UAT | 02/21/03 | 02/27/03 | PM, Oracle Dev. Team-I, Oracle Dev. Team-II, Team-III |
| Deploy | 02/28/03 | 02/28/03 | PM, Oracle Dev. Team-I, Oracle Dev. Team-II, Team III |
| Knowledge Transfer |
| Period of Knowledge Transfer Including all final deliverables | 02-17-02 | 02-28-03 | PM, Team-I, Team-II |

Key:

PM : Anthem Project Manager

Team-I: Anthem Team I

Team-II: Anthem Team II

Team-III: Anthem Team III

#### Resource Hours Estimate

| Role | Number Of Consultants | No. of Hours | Hours |
| --- | --- | --- | --- |
| Project Manager | 1 | 4 hrs/day * 130 days | 520 |
| Database Developer, Team I | 1 | 8 hrs/day * 127 days | 1016 |
| Database Developer, Team II | 1 | 8 hrs/day * 108 days | 864 |
| ColdFusion Developer, Team I | 1 | 8 hrs/day * 122 days | 976 |
| ColdFusion Developer, Team II | 1 | 8 hrs/day * 86 days | 688 |
| QA Testers | 2 | 8 hrs/day * 80 days | 640 |
| Total | 4704 |

### Project Management Plan

Location of Anthem Office Performing the work:

1405 Route 18 South, Suite 106; New Jersey 08857.

Organization Structure

Anthem’s Organization Structure with respect to the EELIAS Project Management is provided below:

#### Project Staffing

Anthem proposes the key personnel mentioned below – in line with the RFP requirements, for execution of services under this proposal. The detailed resumes of the consultants are provided in the annexure.

| Role | Role Description | Consultant |
| --- | --- | --- |
| Account Manager (Senior Management Representative) | Overall Project Delivery | Durga Mikkilineni (Exec. VP) |
| Project Manager | Project Communications and Project Management; Business Analysis; Technical Lead and Change Management Agent Will provide deliverables: Project Plan, Weekly Status Reports, Operational Transition Guide | Shriniwas Iyengar |
| ColdFusion Developer, Team I | ColdFusion based Design and Development; Database Programming Will provide deliverables for Programs 1-7: Commented Code, High-Level Architecture Document which describes code organization, approach, error handling | Sumathi Govindarajan |
| ColdFusion Developer, Team II | ColdFusion based Design and Development; Database Programming Will provide deliverables for Programs 8-14: Commented Code, High-Level Architecture Document which describes code organization, approach, error handling | Suggula, Suresh |
| Database Developer, Team I | Database Design and Development; Database Reporting Technologies Will provide deliverables for Programs 1-7: Database schema, migration scripts, load scripts, documentation of all views, stored procedures, triggers, and sequences. | Rajiv Rajpal |
| Database Developer, Team II | Database Design and Development; Database Reporting Technologies Will provide deliverables for Programs 8-14: Database schema, migration scripts, load scripts, documentation of all views, stored procedures, triggers, and sequences. | Rukmambara Babu Ananthula |
| QA Tester – I, Team III | Test Plans, Test Cases, Web-based Application Testing Will provide deliverables: System Test Process, Code that is free of defects and bugs as described in Section 2.0.5. | Krishna Kalluru |
| QA Tester – II, Team III | Test Plans, Test Cases, Web based Application Testing, Load Testing Deliverables: Same as above | Aparna Vemuru |

#### Project Communication Plan

Anthem Project Manager will lead all communications for the Project. Anthem proposes the following Project Communication plan for this Project:

Official Meetings

Regular teleconference meetings will be scheduled weekly. Prior to each meeting an agenda, shall be distributed to the NFLC personnel via e-mail. The agenda provides a method for everyone to issues to the attention of the other members of the group. In the meeting each member will be given an opportunity to discuss the issues brought forward. During the meetings overall status, progress toward goals, the completion of deliverables and solutions to problems will be discussed. The minutes of the will be taken and made available to all project team members.  The solutions to the new issues will be noted in the minutes as well as the objectives for the following week.

Un-Official Meetings

Outside of the official meetings, group members may require a meeting to discuss problems that have arisen or to ask for assistance. The meetings are called through the use of e-mail. These ad hoc meetings will not have minutes, but if new issues presented and not solved, they will be added to the official status meeting.

Individual Status Reports

Each Anthem member on a regular basis will present individual status reports. These reports are used by Anthem Project Manager to create the Project Status Report used in the official status meeting.  These individual reports will allow Anthem to be pro-active in finding potential problems in meeting objectives and to take corrective action before any serious project issues surface. Anthem will be in regular communication with NFLC Project Manager on the progress of such issues.

Response Time: Anthem’s Technical Project Manager (or his superior) will be available on-call during NFLC’s regular office hours. During off-hours/emergency hours, Anthem Project Manager/Senior Member of the team will be available on call with a response time of within one hour.

#### Change Management Procedure

Anthem understands that during the course of application development lifecycle, some changes may affect the System requirements. Anthem’s Development Methodology provides a scope for integrating Change Management Request efficiently, and provides regression testing to ensure the System Integrity due to the applied changes.

The Change Management Process begins with NFLC Project Manager initiating a Software Change Request. This request would specify the nature of the change, its priority or timeline and the design constraints of the change. Anthem Project Manager would initiate Change Management Impact Analysis among the development group. Anthem Project Manager will compile Change Management Alternatives Report and communicate the alternatives to NFLC Project Manager in a reasonable timeframe – usually within two business days. Subsequent discussions between the team members may take place.

Change Request having reasonably low impact may also be made using the Project’s Bugs Tracking System and will be featured during the next regular communications between the teams.

Trouble Escalation Procedures

Anthem Technologies strives to achieve 100% client satisfaction.  Our customer satisfaction levels are held in the highest regard and we will always strive to resolve any issues immediately.

Anthem’s Technical Project Manager will visit the client with in 24 hours if the client reports a problem with our employee or services provided by Anthem. If it is a performance problem or delivery issue with an employee, it will be addressed within next business day. If the problem is of a larger magnitude, then Anthem’s President will get involved and the response time for a solution will be in 1-2 business days.

Anthem Technologies has a very comprehensive escalation procedure for problem resolution. Following is a very brief version of our escalation procedure followed with in Anthem Technologies.

| Contact Person | Initiate Resolution in | Notification Process |
| --- | --- | --- |
| Durga Mikkilineni Executive Vice President Ph(o) : 866- ANTHEM 5 (tollfree) Fax : 732 549 6765 | 1-2 days | Phone, Fax or In-person |
| Shriniwas Iyengar Technical Project Manager Ph(o) : 866- ANTHEM 5 (tollfree) Fax : 732 549 6765 shrinix@anthemtechnologies.com | 24 Hours | Phone, Fax, E-mail or In-person |

Quality Control

Anthem Technologies will use a highly structured review process to ensure that the highest quality service is provided to NFCL. Formal in-house quality control reviews will be performed for all draft and final reports.

Anthem follows the norms of ISO 9001:2000 for Quality Management of its product and services deliverables (certification pending).

Quality Audits – Anthem provides the scope for unscheduled Quality Audits by NFCL on its on-site development site, thus providing a guarentee of professional quality standards 24X7.

Anthem’s Commitment to a Full Time Office: Anthem’s full-time corporate office, along with its well-equipped development facilities is located in New Jersey. Anthem commits to maintaining a full-time office for execution of the project needs throughout the duration of the contract. Anthem also commits to maintaining infrastructure similar to NFCLs’ needs on throughout its work on the project.

#### Insurance Coverage

Anthem Technologies will maintain insurance coverage during the entire period of its performance under this contract. The Following minimum insurances will be maintained:

- Worker’s Compensation and Employer’s Liability Insurance as required by applicable Federal and State Worker’s compensation and occupational disease statues.

- Automobile Liability Insurance

- Comprehensive General Liability

### Anthem Technologies - Overview and History

Anthem Technologies Inc. (‘Anthem’) was established in 1997, and is one of the fastest growing IT Consulting Firm with combined revenues in excess of USD 30 million for the year 2000 and 2001. At Anthem, we provide consulting services to Government Agencies and Fortune 500 companies around the world with over 160 employees in more than 10 offices in the U.S., Europe, Middle East and Asia-Pacific.

Anthem is also a Certified Minority Business Enterprise (MBE) Company, registered with over 30 state and federal agencies for business purposes. A copy of Anthem’s D&B Business Information Report, demonstrating its credit rating and business stability, and its MBE certification is attached in the Proposal Annexure.

#### Summary of Services

Anthem has extensive expertise in the complete suite of Software Development Life Cycle (SDLC) services, Administration and Production Support in the following areas:

| Database Implementation Services | Web based applications / E-Commerce |
| --- | --- |
| Mobile Web Applications | Data-Warehousing |
| Legacy to PC/Internet conversions | Client/Server and n-tier applications |
| Network Administration | Document Management and Workflow |
| ERP/CRM Integration |  |

Using the best technical tools, we maximize productivity and as a result, profitability.

Government Clients:

On account of its cost-effective, high quality performance, Anthem has worked with many Government entities on consulting projects. These include:

- Office of Mental Retardation, NY

- Office Of Mental Health, NY

- Department Of Correction, NY

- Office of State Comptroller, NY

- Office of Historic Parks, Recreation & Historic Preservation, NY

- Department of Human Services, OR

- Department of Human Resource Administration, AL

- NASA, MD

Other Corporate Clients:

- AT&T

- Avid

- Beth Israel Hospital

- BMW

- Brown Bros

- CBS News

- ConEdison

- Convanta Energy

- Coreon

- Falstrom

- GE Capital

- Hewlett Packard

- Johnson & Johnson

- John Hancock

- Lennox Hill

- Lucent

- Merrill Lynch

- Merck

- MetLife

- NBC

- Pfizer

- Pharmacia

- Prudential

- Salomon Smith Barney

- WorldCom

#### Facilites  and employment particulars:

Anthem Technologies Inc. has state-of-the–art facility with all the latest hardware and the software packages to help the clients build the applications to support their strategic growth in business. Following are few of many highlights of the systems and software at Anthem's facility to allow the developmental effort of our client projects:

- Server room with abundant number of latest Windows NT Servers and Sun Ultra Servers

- Development Labs with Solaris 8, Oracle 8i, Reports 6i and Macromedia ColdFusion Server 4.x environment set-ups; SAN environment & T1 Connection for high-speed data transfer

- Technology Partnership with Microsoft, Oracle, Sybase & Allaire

- Secured premises with state-of-the-art facilities

#### Letter of recommendation from Anthem’s clients

Attached below are client recommendation letters for services provided by Anthem. In all the instances, the database and web systems have been live on schedule.

## D. Annexure

- Key Personnel Resume

- Anthem’s MBE Certification

- Anthem’s D&B Business Report

# Text boxes

VOLUME I – TECHNICAL