Kennedy Integrated Communication Service (KICS)

Supplemental Proposal Instruction

Section L

L.12  (KICS) TECHNICAL/ MISSION SUITABILITY PROPOSAL INSTRUCTIONS

The Technical Proposal shall be fully self-contained as Volume I and completely separate and apart from the other Volumes required. The full contents of this volume shall follow the organization of the sections that follow, and the content shall be as described in those sections.

Additional instructions for preparing your technical proposal are as follows:

SCOPE OF PROPOSAL

Offerors are expected to submit a proposal that addresses all aspects of the effort as described in the Performance Work Statement. In the event that organizations other than the prime Offeror are involved in conducting this work, their relationships during the effort shall be explained and their proposed contributions to the work shall be identified and integrated into each part of the proposal, as appropriate.

The Performance Work Statement is unclassified.  However, access to classified documents will be required.  Contractor personnel with access to Government installations and data must comply with standards and regulations imposed by the responsible government entity.

The contract resulting from this RFP shall be "performance based" except for task orders resulting from exercise of ID/IQ efforts. The Contractor will be responsible for staffing the contract with appropriately skilled personnel in the necessary quantity to assure excellence of performance within the costs proposed.  The incumbent contractors are responsible for successfully completing KSC communication services support requirements through completion of Phase-In.

Offerors are encouraged to submit their best, most realistic and competitive proposal as the Government intends to award based on initialproposals in accordance with Federal Acquisition Regulation (FAR) 52.215. In addition, offerors are encouraged to propose innovative productivity improvements, effective cross-utilization of operations and engineering staff, and cost effective quality enhancements. The successful Contractor shall perform all elements of the Performance Work Statement of the resultant contract within the costs proposed and negotiated. INNOVATIVE APPROACHES TO SATISFYING THE PERFORMANCE WORK STATEMENT ARE ENCOURAGED.

PROPOSAL ORGANIZATION

##### MISSION SUITABILITY FACTOR

The mission suitability proposal shall clearly and fully demonstrate an understanding of all the requirements associated with the KICS PWS.  Consider the technical aspects of the PWS and clearly define the management approaches for meeting these requirements. Responses indicating compliance with the Performance Work Statement items by paraphrasing the requirement or referencing “standard procedures” or “standard practices” will be considered inadequate.  All of the sections in the Mission Suitability proposal must provide sufficient detail as to how the objectives and requirements that are described in the PWS will be met so that an effective evaluation of the proposal can be made.  The proposal shall include descriptions of techniques and procedures that will be followed in execution of the contract.  Information previously submitted, if any, will be considered only if it is resubmitted as part of this proposal.  Information incorporated into the proposal by reference shall not be considered.

The Mission Suitability Factor is made up of three sub-factors:  (S-1) Technical Approach, (S-2) Management Approach, and (S-3) Safety and Health Plans.  Organize the Mission Suitability proposal volume consistent with the structure of this section to facilitate evaluation of the proposals.

The sub-factors are described in the following paragraphs. Additionally, specific scenarios that will be considered key to the evaluation process are provided.  Propose methods of meeting the requirements described in each scenario.  Specifically, address the management, technical, cost, safety and mission assurance areas.  Provide approach to meeting the requirements described in each scenario consistent with overall proposal approach.

The proposal shall not be limited to only discussing compliance to these sub-factors; they are considered the minimum.  Discuss any additional features that are judged to be significant in meeting the requirements in this procurement.

(Sub-Factor S-1) Technical Approach

Demonstrate an understanding of the KSC ground communication services system and its ability, as well as the staffing and skill mix selection necessary to meet all of the functional requirements associated with the PWS.  Address responsiveness to and successful satisfaction of customer requirements serviced by this contract in a diverse environment where the requirements and priorities are dynamically changing while interfacing with multiple customers and associate contractors.

#### S-1.1 Operation of Current Systems

Demonstrate an understanding of how to successfully perform the tasks necessary to provide the communications support and services described in Attachment J-1, Sections 1.0 and 4.0.   Fully describe the technical processes and procedures to be used in meeting the requirements.  Emphasize the critical requirements unique to KSC’s communication systems and any proposed innovative approaches to meet those requirements.

Demonstrate an understanding of the issues and challenges in providing communications support and services in the large and extended campus-like environment at KSC/CCAFS.  Describe how the approach will ensure all communication systems in a widely distributed geographical area will be operated, maintained and sustained to meet the customers’ communications requirements.  Describe how the approach will support the greater than 15,000 customers and users associated with the PWS descriptions in Attachment J-1, Section 4.0.

Demonstrate an understanding of the issues and challenges in providing communications support and services on all current communications systems, technologies and services specified in the RFP.  Describe in detail how the wide range of communications systems defined in Attachment J-1, Section 4.0 and Appendix 5 will be operated and maintained. Discuss approach to ensure video, photo services, audio, computer network, telephone, RF, copper and fiber and other systems will be effectively operated, maintained and sustained.

#### S-1.2 Improving Current Systems and Service Levels

Demonstrate an understanding of the efforts necessary to transition KSC communications systems and services to meet the vision discussed in Attachment J-1, Section 1.0 along with the requirements in Attachment J-1, Section 4.0 and 5.0.  Describe how technical alternatives are developed, analyzed and selected.  Describe how involvement in design efforts by the contractor will take place for 1) NASA or other contractor led efforts; 2) Jointly led efforts by KICS and others; and 3) KICS led efforts.  Describe the approach to improving communication requirements processes, customer satisfaction levels, integrated work and task control and ongoing systems expansion, reconfiguration and updating as discussed in Attachment J-1, Sections 1.0, 2.0 and 4.0.   Describe technical approaches to meet operational requirements while concurrently upgrading systems and increasing communication system support and availability levels.

Demonstrate an understanding of communications requirements and processes necessary to improve customer service levels and effectiveness.  Describe the integrated requirements processes for collecting, recording, tracking, reporting status, fulfilling, verifying and closing communication requirements.

Describe in detail how customer technical requirements satisfaction will be measured and the processes that will ensure viable solutions are created, instituted and validated. Include descriptions of methods to effectively gather, organize, track and assess customer expectations and experiences.

Describe the approach for providing integrated visibility and technical status for all systems, support and efforts. Describe the proposed processes to ensure technical trends and issues are detected and addressed in a timely fashion. This includes lifecycle/closed loop processes ensuring decisions and efforts that resolve the problems and bring closure to issues.

Describe any proposed arrangements and involvement with affiliates with respect to improving current system and service levels.

#### S-1.3 Sustaining Engineering

Provide an approach to sustaining engineering that allows expansion and re-configuration of systems and that successfully meets customer requirements. Describe a plan to routinely update aging and ineffective systems and technologies while ensuring support and services.  Describe the planning effort necessary to accomplish the proactive, cost effective and innovative replacement of obsolete or inefficient systems and equipment.

#### S-1.4 Proactive Interfacing and Integration with Others

Provide an approach to meeting the technical interface communication requirements levied on the KICS contractor that ensures an effective working relationship with the government and other contractors. Describe proposed processes and approaches that proactively plan and manage system level interdependencies to meet communications requirements levied on the KICS contractor. For example, the communication assets supporting multiple payload processing flows must be utilized effectively to meet all mission schedules. This includes differences based on the nature and mission of external interfaces as listed in Attachment J-2, Communication Demarcation Points.

S-1.5 Future Initiative Efforts

Demonstrate an understanding of the efforts necessary to transition KSC communications systems and services to meet the future goals discussed in Attachment J-1, Section 1.0 and the supporting requirements in Attachment J-1, Sections 4.0 and 5.0.  Describe how technical alternatives are developed, analyzed and selected.  Describe how involvement in design efforts by KICS for NASA led, jointly led efforts by KICS and others, and KICS supported efforts with others will work effectively. Describe any proposed arrangements with affiliate(s).

Provide an approach to ensuring new technologies and systems are successfully deployed.  Include an explanation of the methods that will be used.  This includes customer familiarization and transition issues.

Explain in detail the approach that will be used to provide technical leadership and participation in new initiatives. This includes meeting customer expectations and ensuring customer acceptance of new initiatives.  Describe how this approach will be implemented.

#### S-1.6 ID/IQ Specialized Services

Review the description of tasks in Performance Work Statement, Attachment J-1, Section 5.0, Indefinite Delivery/Indefinite Quantity (ID/IQ) Catalog of Services with respect to supporting the vision for the future of KSC communication assets described in Attachment J-1, Section 1.0.  Discuss the methods and processes that will be associated with these services to effectively implement the migration of the current stand-alone communication systems to a communication services based communication support model.  Consider this migration throughout the life of the contract as described in Attachment J-1, Section 1.0.  Describe the importance and role of affiliation(s) and processes with respect to these activities.

Describe how the telephone service as described Attachment J-1 section 4.2.5 will be provided.  Include the process and methods for the operations and maintenance of the infrastructure and keeping its associated software current.

Describe how the ID/IQ task orders will be executed in a rapid and efficient manner. Describe how the ID/IQ design, development, integration and activation processes would be completed once a task order is issued.

Describe how the requirements/scope as identified Attachment J-1, Section 5.0, with respect to staffing will be met.

#### S-1.7 Mission Suitability Scenarios

Respond to the scenarios listed in Section S-2.17 with a narrative that describes the technical approach to the described situations. Ensure that the responses to the case scenarios are consistent with the proposal’s overall technical, management, and safety and health approaches.

#### S-1.8 DOD Technical Multi-Media Support

Specific instructions for completion of the DOD requirements in reference to actions associated with contract line item numbers (CLIN) 0005 and 0006, PWS 4.2.2.5.3, DOD Technical Multi-Media Support, are provided below.

Image Processing

For each image format (still film formats, motion picture formats, video formats, electronic image formats, etc.), describe the methods for processing, printing, finishing, captioning, packing and distributing products.  Describe the processes for assembling, editing, effects, captioning, titling, sound, music, narration, transfers, dubbing, and distributing video and electronic image products.  Describe the processes for cataloging, storage, retrieval, transmission, and disposition of image files (current and future inventory) for launch and non-launch events for all formats.  For purposes of evaluation, describe the processes to be used for meeting routine and priority delivery requirements.

(Sub-Factor S-2)  Management Approach

#### S-2.0 Business Management

Describe how the contract requirements will be managed and satisfied.  Describe the proposed processes, techniques, business practices or work control processes which will be used to satisfy contract requirements and reflect a high priority on flexibility, responsiveness, and customer satisfaction when implementing and improving products and services including KSC modernization.  Further, describe how business processes and work control systems will ensure that the government and its communications systems customers will receive timely responses and prompt action to resolve support problems, support sustaining engineering, implement maintenance operations and provide new services as required.

Describe how the missions and goals of multiple programs and projects will be met while successfully incorporating the daily/hourly real-time changes in the operations described in Attachment J-1, Section 4.0.

S-2.1 Phase-In Approach

Provide a Phase-In approach describing the management team that will be utilized for the transition.  Provide an estimated schedule.  Describe the approaches that will be utilized to ensure successful continuity of ongoing operations and an adequate level of performance at contract start.  The proposed Phase-In period shall not exceed 90 days.  Discuss the Phase-In schedule and approach to providing Phase-In status to the government.  The Phase-In description shall fully explain staffing, interaction and justification for interaction with the incumbent and NASA.  The Phase-In approach shall include the efforts necessary to assume responsibility of the contract requirements.  Discuss weekly staffing projections, new employee badging, training, work control system migration, data and record conversion, anticipated problems or issues, and problem mitigation plans within the Phase-In period.  The Phase-In approach must fully demonstrate the ability to appropriately phase-in and assume full contract responsibility within 90 days with no loss of or obstruction to services required under this contract.

#### S-2.2 Financial Management

Describe the financial management system structure and capabilities that will be used in support of the KICS requirements.  Because NASA has transitioned to a full cost accounting methodology, costs must be assigned to the applicable program or fund source responsible for incurring the cost.  Describe how the financial system structure, interfaces, and capabilities described above will track and assign these costs across multiple programs and fund sources.

Describe how the 5-year Technical and Cost Plan (DRD M-4) will be developed.  Describe the organization of the plan including the level of attention given to O&M, sustaining engineering including replacement of obsolete or inefficient systems and equipment, and ID/IQ activities.  Describe the process being proposed to develop, coordinate, and gain government approval of the plan.  Include a description of the analysis that will support the justification for proposed work and provide the basis for the associated cost estimates.  Describe how the plan will be developed to provide a clear understanding of the proposed work and a clear understanding of the associated costs.  Describe the approach to translating the plan contents into a form that can be directly submitted into each program’s Program Operating Plan (POP).

Describe capabilities with regard to developing cost impact assessments for ID/IQ work.

S-2.3 Outage Management

Demonstrate an understanding of the systems and processes necessary to maintain effective outage processing.  Discuss the approach to communications system outage management that will be utilized.  Discuss the methods that will be used for outage identification, scheduling, coordination, approval, and execution.  Discuss how often and when communication service outages would be conducted.  Discuss how impacted parties will be notified of outage extensions.

S-2.4 Training and Certification of Personnel

Describe the proposed approach to organize, implement, and manage training and certification of personnel as required in Attachment J-1, Sections 2.3.6 and Section 8.0, and in Appendix 1, DRD TR-1, Kennedy Integrated Communication Support (KICS) Training and Certification Plan.  Describe how training and certification will be managed and administered to be cost-effective.  Discuss the mix of industry training, on-the-job training, and government-funded and contractor-provided training, and how it will be managed and implemented to ensure that current skills and knowledge are maintained as technology advances and infrastructure modernization progresses.  A listing of Government-funded contractor provided training, in addition to that shown in the PWS, is included in the Bidders Library.  Discuss how training and certification records will be managed including transition of records from any predecessor contractors, how training and certification will be recorded and tracked, maintenance of the records and reporting of training status, government access to training records.  Describe how the technical reference library will be implemented and managed to ensure government and contractor access to data and information not available through formal release systems.

# S-2.5 Configuration Management

Demonstrate an understanding of the systems and processes necessary to maintain configuration control.  Discuss how hardware and software configuration will be managed.  Discuss the processes for maintaining “as-built” documentation, engineering drawings, and databases.  Discuss how to make configuration management data available to the government with respect to ease of access and level of availability.  Discuss the approach to implementation of a configuration control board process as it pertains to receipt, evaluation, prioritization, tracking, and implementation of communications systems configuration control.

#### S-2.6 Security Management

Discuss how adequate physical and IT Security for all government furnished property, government provided facilities, and IT system security will be provided in accordance with the policies and procedures described in Attachment J-1, Section 2.3.8.

S-2.7 Data Management

Describe the plan for a data management program as described in Attachment J-1, Section 2.3.10.  Describe how to comply with NPD 1440.6.  Describe how existing documentation (both hardcopy and softcopy), classified data and export-controlled data will be maintained. Describe how to develop and maintain data repositories and how it would utilize existing EDC and CMDS engineering documentation systems to support contract requirements.  Describe how the data will be made available to the government.

# S-2.8 Quality Management

Discuss the approach to quality management to ensure an understanding of the systems and processes necessary to maintain quality communication services.  Discuss the approach to ensuring customer satisfaction, continuously improving communication services, becoming ISO 9001-2000 certified and maintaining same certification.  Describe the approach to assisting NASA personnel in its inspections, verifications, and evaluations of the Offeror’s QMS.

Discuss the approach to ensuring the government is notified of mission critical hardware/software anomalies, mishaps, incidents, and close calls.

Discuss the approach to implementation of a reliability and maintainability program to ensure its understanding of Agency and KSC requirements.

Discuss the approach to work order processing to ensure its understanding of documenting, controlling, authorizing, scheduling, executing, and reviewing all work performed on communication system hardware, software, and facilities.

#### S-2.9 Risk Management

Provide a Risk Management Plan (DRD M-9) containing a proposed approach to Risk Management.  Demonstrate how the Risk Management approach is integrated into the overall performance of contract requirements on an ongoing basis.

Provide an assessment of relevant risks associated with the Offeror’s approaches to contract Phase-In; contract administration/execution; performance of PWS requirements; and contract financial management.  Risk areas to be addressed include, but are not limited to, safety and health; technical performance; cost; schedule; security (including personnel, information technology, facilities/property); the need to involve foreign sources (Offeror and/or Governmental); export control; and environmental considerations.  This assessment shall discuss the sources of risk; provide criteria for evaluating risk attributes including probability and impact; and propose mitigation strategies.

Identify any risks introduced by proposed management or technical innovations, new processes, and systems associated with their approach.

Develop the above plan in accordance with the policies and elements identified in the PWS, and demonstrate an effective, systematic decision process for managing risks associated with the KICS.

S-2.10 Performance Metrics

Propose and describe contract performance evaluation methods, metrics and the management tools to track and communicate contract performance to the government.  Propose one metric minimum in each of the following areas of communication services management: safety, technical performance, cost performance, management effectiveness and customer satisfaction (reference Attachment J-4, Table J4-1, KICS Award Fee Basis). Demonstrate knowledge of metrics development and effective application of generated metrics.

Describe how customer satisfaction, for both the end customer and the contractors managing organization, will be ensured. Describe the mechanism to directly measure customer satisfaction and allow government insight into that satisfaction.

Consider use of existing KSC customer satisfaction survey processes.

S-2.11 Contract Award Fee Approach

Describe an approach that demonstrates the proposed award fee dollars for the KICS are appropriate and meaningful to incentivize excellent performance, as well as being sufficient to provide a corporate commitment to this effort.  Describe how to utilize the earned fee to best achieve the purposes of the proposed contract and promote efficient and effective operations without sacrificing quality or timeliness of performance.

#### S-2.12 Total Compensation

Submit a total compensation plan that demonstrates compliance with FAR 52.222-46, Evaluation of Compensation for Professional Employees, and NFS 1852.231-71, Determination of Compensation Reasonableness.  Data from the total compensation plan contained in the Cost Volume will be used for evaluation purposes, but duplication of the cost information is not required in this volume.

S-2.13 Information Technology (IT) Security

Provide and describe the plan that will be used to ensure IT security will be implemented and sustained in accordance with contractual requirements as specified in Attachment J-1, Section 6.0.

#### S-2.14 Support IT Hardware and Software

Describe the plan for acquiring and maintaining, IT property that supports the KICS contract, as described in Attachment J-1, Section 6.0.  This plan includes types of hardware (servers, workstations, firewalls, etc) and software (Configuration Management, CAD, Office Automation, etc.), and if the contractor will manage its own administrative services or outsource and to whom.

The contractor has the option of purchasing Desktop Services (including, but not limited to desktop hardware and software, hardware and software technology refreshment, hardware and software maintenance, desktop help desk services, network printing services, desktop IT Security) from the KSC Outsourcing Desktop Initiative for NASA (ODIN) Delivery Order or independently providing similar desktop services.  Ensure the application of current and emerging information technologies to enhance KSC communications support capabilities, increase productivity and improve customer service under this contract.

S-2.15 Logistics

Describe the approach to management of logistics to support communications services for Shuttle, LSPO, ISS programs and Center wide institutional and operational activities.  Discuss material management, property management, inventory management, warehouse storage management, transportation services, calibration services, equipment loss rate plan, and confined space work areas.

#### S-2.16 Modernization Approach

Describe the approach that will be utilized to meet modernization and infusion goals outlined in Attachment J-1, Section 1.0, including a description of any external relationships that will be used to satisfy these requirements and how that approach will bring value to the government.  Describe the contractual relationship with any external entities (i.e. affiliates, suppliers, technology providers, consultants); discuss the lines of authority, responsibility, and communication between the contractor and these external entities; and discuss how these entities fit into the overall management structure depicted in the organizational chart provided under Section 1 of this sub-factor.

Describe the work to be performed, the level of subcontractor involvement in contract implementation, and how the relationship(s) will be managed to meet contract requirements and accomplish the contract vision and objectives.  Describe the resources, methods, tools and expertise to be provided by these external entities, and how they will bring innovative new approaches and quality products to the contract to achieve the contract vision and objectives.

#### S-2.17 Organization and Staffing

Address the proposed organizational structure, including the organization chart, and staffing approach (including all major subcontractors, team members and affiliates), Key Personnel and Positions Descriptions, WBS Staffing Plan and Narrative Staffing Plan for its ability to meet or exceed the communications systems services, business processes, requirements and Vision identified in the PWS. Address methods of recruiting and hiring from the incumbent (including incumbent capture rate and basis), from existing sources, and from outside sources, as well as its approach to staff for new requirements and retention of experienced personnel.

S-2.17.1 Organizational Chart

Provide a prime and subcontractor organizational chart along with key government, KSC contractor, and customer interfaces defined.

#### S-2.17.2 Lines of Responsibility and Key Interfaces

Describe the organizational structure and lines of communication, responsibilities, and authorities.  Identify key interfaces between the contractor, subcontractor and the government.  Discuss how these interfaces optimize flexibility, timeliness and adaptability in responding to new requirements, multiple programs, KSC business processes, customer satisfaction, ID/IQ and new technology.

S-2.17.3 Key Positions

Identify key contractor (and major subcontractor/affiliate) positions and provide its rationale for selection of that position as a key for the prime and subcontractor/affiliate.  Complete the Key Personnel Positions Description for each individual and position identified as key.  Discuss how each key person’s relevant experience and knowledge is adequate to meet or exceed the requirements of the contract and contribute to the accomplishment of the contract vision and objectives  (Attachment J-1, Sections 1.0, 2.0, 3.0, 4.0 and 5.0).  The Describe the proposed approach to retention of key personnel identified on this contract, including any contractor and subcontractor or affiliate personnel identified as key personnel, and clearly identify each key person’s commitment to the contract.  Complete the Key Personnel and Positions Description per directions below.

KEY PERSONNEL AND POSITIONS DESCRIPTION

(Complete one for each proposed key person.  The following minimum information for each key person shall not exceed two pages and does not count towards the page limitation).

- Proposed Position Title and Organizational Element

- Reason for selecting this as a key position

- Name of Proposed Person

- Education

  - Degrees, dates, majors, school

  - Other education or training and dates

  - Certifications or professional designations (Locations)

- Proposed assignment and responsibilities

- Current position and beginning date

- Current significant responsibilities or projects

- Previous positions (last five years)

  - Firm and period of employment

  - Significant experience

  - Specific projects

- Professional activities and achievements (awards, publications, professional societies)

- Unique qualifications. Summarize any relevant, unique experience, education or personal characteristics, which may not be evident from the above information (include experience with labor management relations, if any).

- List two professional references (name, phone number, address) outside the company.

- Commitment to the Project – the Proposed Person

  - Has been contacted about this position (Yes/No):

  - Is committed to the proposed position (Yes/No):

  - Is committed to 100% time on this contract (Yes/No):

Is included in concurrent proposals (Yes/No):

S-2.17.4 Staffing Plans

Provide a proposed WBS staffing plan and complete the staffing plan form for WBS levels 1 and 2 for GFY04 and GFY05 while WBS staffing plans for level 1 is required for GFY06, GFY07 and GFY08.  Include subcontractors and affiliates when completing the proposed staffing plan.  The Staffing Plan shall contain labor category (planned employer: prime Offeror, subcontractor, affiliate), expected headcount source (incumbent, new hire, within company) and fiscal year (see Section L Staffing Plans S-2.17.4 Examples).

Complete a Narrative Staffing Plan, format chosen by the author, addressing the specifics of the Offeror’s approach to the WBS Staffing Plan, if desired. Address retention of experienced personnel throughout contract duration.

Utilize the following WBS Staffing Plan Examples A and B to complete the Staffing Template per directions in the preceding paragraphs.

Describe the approach to ensure adequate support at reviews and meetings (reference Attachment J-1, PWS, Tables 2.1 and 2.2) to properly communicate, coordinate and implement communication services and resources with KSC customers in a multiple program and schedule dynamic environment.

Address the proposed staffing plan as compared to the sample KSC mixed fleet 5 year program schedule (reference bidder’s library) and identify time periods of personnel or technical resource gaps or overages.  Address resource leveling techniques and personnel resource processes which implement cost effective planning and management of work surges, maintenance operations, sustaining engineering, ID/IQ and other long term goals.

| PERSONNEL STAFFING PLAN - EXAMPLE STAFFING A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Complete one form for each 2nd level WBS and for each summary level WBS for the Basic Contract Period |  |  |  |  |
| KICS PROPOSED STAFFING PLAN |
| BY WBS LEVEL, LABOR CATEGORY AND FISCAL YEAR |
| WBS 03.01.03 Voice Communication Systems, Subsystem A, Systems Operation |
| LABOR | _____GFY 04_____ | _____GFY 05____ | _____GFY 06_____ | _____GFY 07_____ | _____GFY 08_____ |
| CATEGORY | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* |
| MANAGEMENT/SUPERVISION | 0.8 | P3 | 0.8 | P3 | 0.8 | P3 | 0.8 | P3 | 0.8 | P3 |
| PROFESSIONAL/ADMN | 0.4 | S1 | 0.4 | S1 | 0.4 | S1 | 0.4 | S1 | 0.4 | S1 |
| SCIENTIFIC/ENGINEERING | 1.5 | T | 1.5 | T | 1.5 | T | 1.5 | T | 1.5 | T |
|  | 1.0 | S1 | 1.0 | S1 | 1.0 | S1 | 0.5 | S1 | 0.5 | S1 |
| TECHNICAL | 4.0 | S1 | 4 | S1 | 3.5 | S1 | 3.5 | S1 | 3.5 | S1 |
|  | 0.5 | P3 | 0.5 | P3 | 0.5 | P3 | 0.5 | P3 | 0.5 | P3 |
|  | 0.5 | T | 0.5 | T | 0.5 | T | 0.5 | T | 0.5 | T |
| CLERICAL/SUPPORT | 0.5 | P1 | 0.5 | P1 | 0.3 | P1 | 0.3 | P1 | 0.3 | P1 |
| TOTAL | 9.2 |  | 9.2 |  | 8.5 |  | 8 |  | 8 |  |
| SOURCE IDENTIFIERS* |  |  |  |  |  |  |
| P - PRIME OFFEROR |  | 1 - INCUMBENT WORKFORCE |  |  |  |  |  |  |
| S - SUBCONTRACTOR/TEAM MEMBER | 2 - NEW HIRE - OUTSIDE COMPANY |  |  |  |  |  |  |
| T - AFFILIATE | 3 - WITHIN COMPANY |  |  |  |  |  |  |  |

| PERSONNEL STAFFING PLAN - EXAMPLE STAFFING B |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Complete one form for each 2nd level WBS and for each summary level WBS for the Basic Contract Period |  |  |  |  |
| KICS PROPOSED STAFFING PLAN |
| BY WBS LEVEL, LABOR CATEGORY AND FISCAL YEAR |
| WBS 03 Voice Communication Systems |
| LABOR | _____GFY 04_____ | _____GFY 05____ | _____GFY 06_____ | _____GFY 07_____ | _____GFY 08_____ |
| CATEGORY | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* |
| MANAGEMENT/SUPERVISION | 2.0 | P3 | 2.0 | P3 | 2.0 | P3 | 2.0 | P3 | 2.0 | P3 |
| PROFESSIONAL/ADMN | 1.0 | S1 | 1.0 | S1 | 1.0 | S1 | 1.0 | S1 | 1.0 | S1 |
| SCIENTIFIC/ENGINEERING | 2.0 | T | 2.0 | T | 2.0 | T | 2.0 | T | 2.0 | T |
|  | 4.0 | S1 | 4.0 | S1 | 4.0 | S1 | 2.0 | S1 | 2.0 | S1 |
| TECHNICAL | 10.0 | S1 | 10.0 | S1 | 8.0 | S1 | 8.0 | S1 | 8.0 | S1 |
|  | 2.0 | P3 | 2.0 | P3 | 2.0 | P3 | 2.0 | P3 | 2.0 | P3 |
|  | 2.0 | T | 2.0 | T | 2.0 | T | 2.0 | T | 2.0 | T |
| CLERICAL/SUPPORT | 2.0 | P1 | 2.0 | P1 | 1.0 | P1 | 1.0 | P1 | 1.0 | P1 |
| TOTAL | 25.0 |  | 25.0 |  | 22.0 |  | 20.0 |  | 20.0 |  |
| SOURCE IDENTIFIERS* |  |  |  |  |  |  |
| P - PRIME OFFEROR |  | 1 - INCUMBENT WORKFORCE |  |  |  |  |  |  |
| S - SUBCONTRACTOR/TEAM MEMBER | 2 - NEW HIRE - OUTSIDE COMPANY |  |  |  |  |  |  |
| T - AFFILIATE | 3 - WITHIN COMPANY |  |  |  |  |  |  |  |

| PERSONNEL STAFFING PLAN - TEMPLATE |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Complete one form for each 2nd level WBS and for each summary level WBS for the Basic Contract Period |  |  |  |  |
| KICS PROPOSED STAFFING PLAN |
| BY WBS LEVEL, LABOR CATEGORY AND FISCAL YEAR |
| WBS _____________________ |
| LABOR | _____GFY 04_____ | _____GFY 05____ | _____GFY 06_____ | _____GFY 07_____ | _____GFY 08_____ |
| CATEGORY | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* |
| MANAGEMENT/SUPERVISION |  |  |  |  |  |  |  |  |  |  |
| PROFESSIONAL/ADMN |  |  |  |  |  |  |  |  |  |  |
| SCIENTIFIC/ENGINEERING |  |  |  |  |  |  |  |  |  |  |
| TECHNICAL |  |  |  |  |  |  |  |  |  |  |
| CLERICAL/SUPPORT |  |  |  |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |  |  |
| SOURCE IDENTIFIERS* |  |  |  |  |  |  |
| P - PRIME OFFEROR |  | 1 - INCUMBENT WORKFORCE |  |  |  |  |  |  |
| S - SUBCONTRACTOR/TEAM MEMBER | 2 - NEW HIRE - OUTSIDE COMPANY |  |  |  |  |  |  |
| T - AFFILIATE | 3 - WITHIN COMPANY |  |  |  |  |  |  |  |

S-2.17.5 Labor Relations

Discuss the approach to labor management relations, including interfaces between the KICS contractor and represented bargaining unit(s) at all tiers.  Address the prime and subcontractor labor relations/management approach, if any, including planned methods with respect to grievances, strikes, collective bargaining units.

S-2.18 Mission Suitability Scenarios

Respond to the following scenarios with a narrative that describes the management approach to the described situations. Ensure that the responses to the case scenarios are consistent with its overall technical, management, and safety and health approaches.

### S-2.18.1.a Scenario I - Mission Operations

The following scenario is based upon past known Mission requirements met by KSC Communications during a 30-day period.  Institutional and ID/IQ requirements are not represented.  The section following this set of known requirements are perturbations that are representative of the dynamic nature of the KSC/CCAFS launch site.

- Space Shuttle

  - Shuttle landing at KSC (days 1 and 2)

    - 250+ (existing) OIS-D stations at the SLF, LCC, OPF, CD&SC and other sites

    - 200+ voice nets

    - Audio recording

    - OTV and CTV SLF, LCC, OPF, CD&SC, HQ

    - Administrative Network connectivity in SLF, LCC, OPF

    - Timing SLF, LCC, OPF, CD&SC, HQ

    - 21 T-1s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - Paging, Area Warning (PAWS) within SLF, LCC, OPF and other sites

  - Shuttle Processing (all month)

    - 210+  (existing) OIS-D stations at the OPF, LCC, CD&SC and other sites

    - 40+ voice nets

    - Audio recording

    - OTV and CTV KSC wide

    - Administrative Network connectivity in OPF, LCC

    - Timing OPF, LCC

    - 21 T-1s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - PAWS within OPF, LCC and other sites

  - Shuttle stacking and transfer to and processing at the PAD (weeks 3 and 4)

    - 340+ (existing) OIS-D stations at the VAB, MLP, PAD, Crawler, CD&SC, LCC and other sites

    - 50+ voice nets

    - Audio recording

    - OTV and CTV KSC wide

    - Administrative Network connectivity in VAB, MLP, PAD, Crawler

    - Timing VAB, MLP, PAD, Crawler

    - 21 T-1s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - PAWS within VAB, MLP, PAD, Crawler

  - Shuttle launch (days 29, 30 and 31)

    - 400+ (existing) OIS-D stations at the LCC, SLF, PAD, MLP, CD&SC and other sites

    - 200+ voice nets

    - Audio recording

    - OTV and CTV KSC wide

    - Administrative Network connectivity in LCC, SLF, PAD, MLP, CD&SC, HQ and other sites

    - Timing KSC wide

    - 21 T-1s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - PAWS LCC, SLF, PAD and other sites

- Payload Processing

  - International Space Station (ISS) Payload 4 (all month)

    - 100+ (existing) OIS-D stations at the SSPF Highbay and User rooms

    - 10+ voice nets locally and to MSFC and University of Colorado.

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - Streaming video to MSFC and University of Colorado.

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms and to MSFC and University of Colorado.

    - Administrative Network connectivity in SSPF Highbay, User rooms and MSFC and University of Colorado.

    - Two-way radio interface to OIS-D system

  - ISS Payload 6 (weeks 1 and 2)

    - Handheld video recording

    - Two-way radio interface to OIS-D system

  - ISS Payload 5 (weeks 1 and 2)

    - 100+ (existing) OIS-D Stations in SSPF Highbay, User Rooms

    - 20+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms and ISTL at JSC.

    - Administrative Network connectivity in SSPF Highbay and User rooms

    - Two-way radio interface to OIS-D system

  - Science Payload 18 (weeks 2 and 3)

    - 100+ (existing) OIS-D stations at the SSPF Highbay and User rooms

    - 20+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms

    - Administrative Network connectivity in SSPF Highbay and User rooms

  - Science Payload 16 (week 1)

    - 100+ (existing) OIS-D Stations in SSPF Highbay, User Rooms

    - 40+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms

    - Administrative Network connectivity in SSPF Highbay and User rooms

    - Two-way radio interface to OIS-D system

  - Ammonia Ops (Hazardous)(week 2)

    - 100+ (existing) OIS-D Stations in SSPF Highbay, User Rooms

    - 40+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms

    - Administrative Network connectivity in SSPF Highbay and User rooms

    - Two-way radio interface to OIS-D system

- Launch Services

- Delta-II Jupitersat

  - Payload processing in MOSB/PHSF (all month)

    - 25 OIS-D stations in MOSB/PHSF

    - 12+ voice nets

    - OIS-D voice nets extended to Hangar AE

    - OTV, CTV in PHSF

    - Data circuits between PHSF/MOSB and Hangar AE

    - 3 T-1s for Voice/Data extended to JPL (Pasadena)

    - Audio recording

    - Administrative Network connectivity in MOSB/PHSF (55 users)

    - Timing displays (4) in MOSB/PHSF

    - PAWS in MOSB/MPPF/PHSF

  - Mission Dress Rehearsal (day 24 2nd shift)

    - Launch Vehicle voice nets extended from Hangar AE to MOSB, GSFC and JPL (Pasadena) via NISN assets

    - 30+ voice nets

    - Timing displays (4) in MOSB/PHSF

    - 3 T-1s for Voice/Data extended to JPL (Pasadena)

    - Administrative Network connectivity at Hangar AE (5 users)

- Delta-IV SPYsat

  - F-1 (day 10)

    - Support voice checks between Hangar AE and VAFB

    - 20+ voice nets

    - Support ER F-1 requirements

  - DOL (day 11 and 12)

    - Support DOL video from Hangar AE to Various KSC sites

    - Support DOL voice nets between Hangar AE and VAFB Building 836 via NISN assets

    - 20+ voice nets

    - Support ER DOL requirements

    - PAWS KSC wide

- Pegasus RAINsat

  - Payload/vehicle processing in MOSB/MPPF (all month)

    - 8 OIS-D stations in MOSB/MPPF

    - OIS-D voice nets extended to Hangar AE

    - 40+ voice nets

    - Audio recording

    - OTV, CTV in MPPF

    - Administrative Network connectivity in MOSB/MPPF (25 users)

    - Timing displays in MOSB/MPPF

    - PAWS in MOSB/MPPF/PHSF

  - Vehicle Ferry Flight (FF) (day 16 and 17)

    - Support FF voice checks between VAFB Building 836 and Hangar AE via NISN assets

    - 10+ voice nets

    - Support FF voice nets between VAFB Building 836 and Hangar AE via NISN assets

    - Audio recording

    - Timing displays MOSB/MPPF

    - Support vehicle convoy (radio) from CCAFS to MPPF

  - F-1 (day 25)

    - Support voice/video checks between Hangar AE, TEL-IV, KSC and GSFC via NISN assets

    - Support ER F-1 requirements

    - Timing displays MOSB/MPPF

  - DOL (day 26 and 27)

    - Support voice/video/data at KSC (including TEL-4) and extensions to Hangar AE, XY, and GSFC via NISN assets

    - 40+ voice nets

    - Audio recording

    - Support ER DOL requirements

    - Timing displays in MOSB/MPPF, HQ

    - PAWS in MOSB/MPPF

- Atlas-V IRONsat

  - Payload advance team arrives (day 30)

    - 10 new Administrative telephones at SAEF-II, Room 201

    - 10 Administrative LAN drops at SAEF-II, Room 201

    - PAWS in SAEF-II

- Delta-II VAPORsat (VAFB)

  - F-1 (day 27)

    - Support voice/Closed IO Net connectivity between Hangar AE, VAFB Building 836 and GSFC via NISN assets

  - DOL (day 28 and 29)

    - Support DOL Closed IO Net data and 15 voice nets between Hangar AE, VAFB Building 836 and GSFC via NISN assets

    - Extend DOL video to various KSC facilities

# S-2.18.1.b. Perturbations to Scenario I

# Space Shuttle

Shuttle stacking and transfer to the PAD (weeks 3 and 4):

- Stacking operations require an additional week, Shuttle launch delayed 1 week.

- Day for day scrubs (launch delay of 5 days).

## Space Shuttle Payloads

STS-215, ISS-42A, Truss Elements X1 and G4, POPSI (weeks 1 and 2):

- Processing operations stand down for 6 weeks.

## Delta-II Jupiter Scan

Payload processing in MOSB/PHSF (all month):

- Administrative Network connectivity for 25 new users at MOSB and 12 new users at O&C building required by end of week 2.

- 2 additional OIS-D stations required at MOSB commercial trailer by end of week 2.

- 2 additional OTV links required at MOSB commercial trailer by end of week 2.

- Mission Dress Rehearsal delayed 72 hours.

## Pegasus RAINsat

DOL (day 26 and 27):

- Vehicle and Payload return to MPPF for de-mate operations.  Processing extended for NLT 60 days.

- Additional portable video camera at MPPF ASAP.

- 3 additional voice nets between MPPF and GSFC ASAP.

- 6 additional LAN drops at MPPF ASAP

## Delta-IV SPYsat

DOL (day 11 and 12):

Launch delayed 48 hours.

## Atlas-V IRONsat

Payload advance team arrives (day 30):

Team arrival delayed 14 days.

Section L Scenario Essay Question

Essay Instructions:

Part I:

Given the preceding scenario, describe the following in detail:

- Planning process to meet the Government’s requirements.

- Work flow (execution) process to meet the Government’s requirements.

- Staffing Plan to meet the Government’s requirements (including affiliates).

- Management Controls used to meet the Government’s requirements.

- Work Status Process used to meet the Government’s requirements.

Part II:

Given the perturbations to the preceding scenario, describe the following in detail:

- Planning process to meet the Government’s requirements without impact to the scheduled mission support

- Work flow (execution) process

- Staffing plan (including affiliates)

- Management controls

- Work status process

Part III:

To ensure that the perturbations introduced to mission support, in the preceding scenario, do not become the standard mode of operating, discuss the following in detail:

- Approach to ensure support of:

  - Stand Downs

  - Technology Refresh

  - Training

  - ID/IQ Projects

  - Maintenance

  - Increased Service Requests

  - Installation Work

  - Weekday/Weekend Staffing

- Returning to reduced work hours.

- Catching up on delayed tasks and eliminating backlogs.

- Options for prolonged or consecutive deviations.

Kennedy Space Center Communications Support Scenario

S-2.18.2 Scenario II-Raising Customer Support Levels

This scenario describes an area of current customer support levels that needs improvement.  Describe how to would plan, initiate, execute and complete efforts to achieve the new levels. Approach, attention to technical details, management and customer support and feedback will be evaluated.

Essay Instructions:

Part I:

Currently the individual customer is provided minimal feedback from the contractor on the status of work orders that are in process.  The only status the customer receives is an email notification that the request was received (with work order number) and an email when the work order is closed. The only way for the customer to find out the progress of their work order is to call or email the Communication Control desk and ask for a status.  The Communication Control Desk then assigns a representative who responds to the customer at a later date with a status.

Propose how this process could be improved so that the customer has access to continuously updated status of their work order.

Given the preceding scenario, describe in detail:

- Approach that would provide automated feedback to customers.

- Planning Process to implement approach.

- Work Flow (execution) Process to show how status would be fed into the system and presented to the customer.

- Staffing and Material Plan to meet the approach.

- Management Controls (metrics) used to measure the performance of the customer feedback system.

Part II:

Provide an example of how the bidders proposed Work Processing System (Attachment J-1, Section 4.1.1) would track work in progress and work planned in the future.  Show how the work control system would predict conflicts in staffing numbers and skills required for the planned work.  In addition, show how moving work forward or back could mitigate peaks and valleys in staffing levels using PWS, while preventing an accumulation of work due to staffing issues.

Given the preceding scenario:

- Describe example reports provided by work control system.

- Show how work control system reports will provide data needed to plan workflow to minimize resource conflicts.

- Show an example of a period of resource contention (peaks and valleys).

- Show how work control system will reschedule work to accommodate resource conflicts.

- Describe Work Flow (execution) Process to show how resource information would be fed into the work control system and kept current as work progresses.

- Show how work control system will be used to produce Staffing and Material Plans to meet the requirements of work planned.

- Describe Management Controls (metrics) used to measure the effectiveness of the work control system in reducing resource conflicts and avoiding an accumulation of unaccomplished work.

S-2.18.3 Scenario III - Deploying New Technologies

This scenario describes two examples of moving from a current technology to a new one.  For both examples, describe how to plan, execute and ensure smooth transition without impacts to customers, over long transition periods, certification and verification, customer acceptance and removal of replaced capabilities.

Essay Instructions:

Part I:

Currently the Kennedy Communications network infrastructure consists of a mixture of multiple separate special purpose networks (i.e. IP network, mission voice support, telephones, video, etc).  Propose how the various network systems could be combined into one commercial off the shelf system that would meet the needs of all these systems. This would include the issue of combining separate/isolated current infrastructure into shared.

Given the preceding scenario, describe in detail:

- Approach describing a network architecture capable of combining existing separate networks.

- Planning Process to implement approach including schedule and how this system would be phased in with existing systems without impacting ongoing operations.

- Staffing and Material plans to meet the approach.

- Management Controls (metrics) used to guarantee that the Government’s operational requirements are still met with no impact to ongoing operations during the transition to the new approach.

Part II:

Currently the Kennedy Communications telephone system is a standard telephone system separate from the computer networks.  Propose how the existing telephone system could be converted to a Voice over IP telephone system and combined with the network infrastructure used for computer networks at KSC.  This would include the issue of deploying a new telephone system with minimal impact to day-to-day telephone usage and no impact to mission critical operations.  Address reliability requirements of combined network system required to meet combined operational requirements.

Given the preceding scenario, describe in detail:

- Approach describing a Voice over IP telephone system capable of combining existing separate telephone and computer network infrastructures.

- Planning Process to implement technical proposal including schedule and how this system would be phased in with existing systems without impacting ongoing operations.

- Staffing and Material plans to meet the technical proposal.

- Management Controls (metrics) used to guarantee that the Government’s operational requirements are still met with no impact to ongoing operations during the transition to the new approach.

(Sub-Factor S-3) Safety and Health

S-3.1 Safety and Health Plan

Describe the approach for assuring safety and health with respect to Attachment J-1, Section 3.0.  Provide sufficient detail to demonstrate an understanding of how occupational health, industrial safety, systems safety, operational safety, process safety, safety risk identification and assessment, mishap reporting, and external and internal reporting contribute to ensure performance.   Demonstrate knowledge of Safety and Health compliance requirements and how they are effectively implemented into the safety management approach including: Federal, State, Local, NASA Agency-wide, and installation specific policies and procedures.  Describe the approach to safety and health using Offeror proposed Safety and Health Metrics, which shall show how they are integrated into management’s processes for implementing the Safety and Health requirements.

Address and be consistent with the NASA safety hierarchy:

- The public

- The astronauts

- The NASA workforce

- High value equipment and property

Describe the proposed integration of safety and health into the management processes.  Discuss how the safety and health goals and objectives are communicated to the workforce.  Submit a Safety and Health plan in accordance with NFS 1852.223-73 (APR 2002) and address the elements specified in NPG 8715.3, NASA Safety Manual, and Appendix H.  Demonstrate VPP compliance.  Discuss the processes and elements to ensure a robust safety program capable of being OSHA VPP Star certified.

S-3.2 Mission Suitability Scenarios

Respond to the scenarios listed in Section S-2.18 with a narrative that describes the safety and mission assurance approach to the described situations. Ensure that the responses to the case scenarios are consistent with overall technical, management, and safety and health approaches.

L.13  (KICS) COST/PRICE PROPOSAL INSTRUCTIONS

## A.  GENERAL INSTRUCTIONS

The cost proposal will encompass all costs associated with the requirements of the contemplated contract and will comply with applicable FAR, NFS, and governing statutory requirements.  The contract will be subject to the Service Contract Act of 1965, as amended.  It is contemplated that a single contract with the following pricing structure will be awarded as a result of this RFP.

Period of

Description       _____ __    	      Performance_

Phase-In Period (Not-to-Exceed, Cost Basis)	   1st Quarter GFY04

Basic Requirements (Cost Plus Award Fee)	1/1/04 – 9/30/08

Indefinite Delivery/Indefinite Quantity(Fixed Price/Unit)

-  Specialized Services	  1/1/04  – 9/30/08

-  Administrative Telephones	 12/1/04 – 9/30/08

-  DOD Technical Multi-Media Support	 10/1/04 – 9/30/08

-  DOD Technical Multi-Media Support-Add’l.	 10/1/04 – 9/30/08

Cost or Pricing Information.  Offerors are exempt from the requirements of submission or certification of cost or pricing data, as defined in FAR 15.401, however, information other than cost or pricing data will be required to allow for evaluation of cost realism and reasonableness.

## B.  SPECIFIC INSTRUCTIONS.

Following is the specific format requested for submittal of cost and pricing information.  In preparing the cost proposal, the RFP specified format is required for summary level information only, and the Offeror’s own cost model, structure and format may be used for submitting supporting information.  These instructions, including the requirements for detailed cost and substantiation information are equally applicable to all subcontractors and all principals in joint ventures and teaming arrangements, whose contract is cost reimbursable.

Offerors are required to submit two hard copies and one electronic copy of the cost proposal directly to the audit office identified in the cover page of the cost proposal concurrent with submittal of the proposal to NASA.

Cover Page.  Provide the following information on the cover page of the cost proposal:

- Solicitation number

- Name, address, and telephone number of Offeror

- Name, title and telephone number of Offeror’s point of contact

- Type of contract, place(s) and period(s) of performance

- The total proposed amount

- Name, address, telephone and fax number of the cognizant contract administration office and audit office

- Name, title and signature of authorized representative of the company, and date of submission.

To the extent applicable to its proposal, each Offeror will include the following forms in its cost proposal.  The Offeror may resize the forms to better fit the proposal package but must adhere to the format designs provided.  Electronic copies of all forms to be completed are provided.

Form

Identifier	____                             TITLE

A	Summary of Total Estimated Cost and Fee

Basic Requirements:

B	Direct Labor Hours and Cost

C	Supplies, Materials and Equipment Cost

D	Subcontract Cost

E	Other Direct Cost

F	Burden/Indirect Expense Pool

Indefinite Delivery Indefinite Quantity(ID/IQ) Requirements:

G	- Specialized Services

H	- Administrative Telephones

I	- DOD Technical Multi-Media Support

Attach. J-6	Indefinite Delivery Indefinite Quantity Pricing Schedules:

- CLIN 0003	 –Catalog of Specialized Services

- CLIN 0004	 –Catalog of Products & Services –Administrative Telephones

- CLIN 0005	 –Catalog of Products & Services– DOD Technical Multi-Media Support

- CLIN 0006	 –Catalog of Products & Services– DOD Technical Multi-Media

Additional Products:

-Motion Picture Products

-Still Camera Products

-Video Camera Products

The cost forms included herein are structured on a Government Fiscal Year (GFY) basis (October 1 through September 30).  The forms are designed to provide information necessary to evaluate all proposals on a uniform and consistent basis.  Offerors are requested to classify and propose cost elements in the specified format.

## C.  SUPPORTING INFORMATION REQUIREMENTS

Offerors are requested to summarize the proposed costs requested on the cost proposal form and attach detailed information, as described below, and presented in the Offeror's own format, which supports the various sub-elements of the cost proposed on the form.   A reference column has been formatted on the proposal form for the Offeror to use to identify the supporting information for each cost element.  All pricing and estimating techniques, cost development and computations shall be clearly displayed, and shall support the proposed cost in such a manner that audit and computation can be readily accomplished.  Information submitted in electronic format shall display all formulas used to calculate the cost.  Ensure that the amounts in the detail cost information reconcile with the costs on Form A.

Offerors shall submit supporting information for all fixed unit prices which will demonstrate reasonableness of the proposed prices, such as basis of estimate, projections, discounts, rough order of magnitude information, commercial catalog and published price lists comparisons, market price comparisons, or recent sales of same or similar items.

## D.  FORMS INSTRUCTIONS

Form A - Summary of Total Estimated Cost and Fee - Summarize by Government Fiscal Year, the proposed cost and fee by element of cost for each performance period as indicated on the form.  Reconcile the totals with the amounts on the proposal cover sheet and supporting cost proposal forms.

Phase-In.  A phase-in period between award and initiation of the basic contract period of performance is anticipated.  The projected phase-in will be for a period not to exceed 90 calendar days in the first quarter of GFY04.  In consonance with section H-19 (Phase-In Period), the activities will be accomplished on a cost-reimbursable, non-fee-bearing basis, not to exceed the proposed amount.  Summarize the estimated cost of the Phase-In period on Form A, and attach details supporting the development of the estimated cost.

Fee.  This work package supplement is utilizing NASA’s Set Fee Initiative.  The goal of this initiative is to assure that sufficient fee is available to operate as an effective incentive to ensure excellent performance at a reasonable cost.  Offerors are encouraged to use the NASA Structured Approach for determining the proposed fee (NASA Form 634 and accompanying guidelines).   However, an award fee/performance fee pool of less than 6% (calculated as a percentage of estimated cost) may indicate a lack of corporate commitment and may not be sufficient to incentivize excellent performance.  Include on Form A, the maximum available award fee amount proposed.

Form B - Direct Labor Hours and Cost.  Submit a Form D for each contract year.  List each labor classification in the proposed workforce, and, for proposal purposes only, categorize the proposed staffing into the five homogeneous groupings described below.

# Category                                                       Description                                                  .

Management/Supervision		First level supervisor and above

Professional/Administrative	Classifications primarily concerned with financial or management, human relations, contract administration, accounting, legal

Scientific/Engineering			Classifications requiring a technical degree

(minimum Bachelor’s Degree) such as Engineering, Mathematics, Physics

Technical	Classifications requiring technical (non-degreed) training or expertise in support of professional, scientific or engineering disciplines, such as Technicians, Drafters, Planning and Systems specialists

Clerical/Support	Clerical, secretarial and support classifications, such as secretary, personnel clerk

(b) Display the straight time and overtime productive labor hours, hourly rates and cost for each individual job classification in the category grouping.  In the columns denoted on the form, identify the number of work year equivalents in each labor classification that are Exempt (EX) and Non-Exempt (NE) from the Service Contract Act.  For Non-exempt classifications that are represented by a union, also indicate an alphabetic identifier of the union in the column. Submit a brief narrative explaining how the work year equivalents in the Cost Proposal reconcile with the staffing plan submitted in the Mission Suitability Proposal.  For proposal purposes, the cost of non-productive time shall be classified as a labor burden expense and presented on Form F, Burden/Indirect Expense Pool.

(c) The KICS contractor will be required to assume responsibility for completing work projects that will not be finished at the end of the current CSOC contract.   A file containing a brief description of the open work, as of March 17, 2003, is provided in the Technical Library, “Open Work Listing”.  The Government has prepared the following guide to assist Offerors in quantifying the labor resources necessary to reduce and eliminate this backlog by the end of the KICS contract.

Productive

Labor Hours

GFY’04 (9 mos)		  13,875

GFY’05			  16,650

GFY’06			  12,950

GFY’07			    9,250

GFY’08			    5,550

Offerors may consider this Government estimate as a guide only in preparing their proposal; however, the offeror’s proposed staffing shall be based on it’s own approach to performing the PWS, including completing this open work.

(d) Include in the supporting information, the rationale and methodology used for labor rate development, including escalation assumptions, differential payments for multi-shift or non-standard workweek schedules, and planned usage of incumbent personnel versus new hires. Include planned wage increases throughout the period of performance for personnel who are Exempt and Non-Exempt from the Service Contract Act (SCA).  Demonstrate compliance with the applicable Department of Labor Wage Determination relating to wages and applicable collective bargaining agreement(s).

Form C – Supplies, Materials & Equipment Cost.

(a)Supplies & Materials Cost.  The KICS contractor may procure supplies and materials that will be consumed or expended in performing the contract, such as raw and processed materials, assemblies, components, purchased parts, stock replenishment items, non-stock items, photography supplies, office supplies, small tools, etc.  The nature and quantity of these items would not be expected to vary with the Offeror’s planned approach to performing the work. Therefore, for proposal preparation and evaluation purposes, Offerors shall include in the proposed cost, the Government estimate for the following, and assume an escalation rate of 3.5% for GFY’s 06 – 08:

GFY 04

Supplies & Materials                  	(9 mos.)	   GFY 05_

Basic Requirements			$75,000 	  $178,500

Task Order– Specialized Services*	$10,000	    $30,000

*Costs directly related to performance of IDIQ Task Orders for Specialized Services  (CLIN 0003), identified in PWS 5.0.

(b) Equipment Cost. Identify the type and amount of equipment planned to be charged direct and dedicated for use on this contract.  Separately identify the cost of hardware and software licenses and maintenance agreements, as well as all hardware, software, calibration and heavy equipment maintenance costs.  Include in supporting information, the type(s), quantity, unit cost, basis of estimate, planned source, and method(s) of acquisition (lease or purchase) for all proposed equipment purchases.  The contractor will be required to provide sustaining engineering for system equipment during the period of performance.  Ensure that the replacement schedules for all equipment reflected in the cost proposal are in consonance with the approach described in the mission suitability proposal.

Form D - Subcontract Cost.   Identify the planned source(s) of services that will be obtained from subcontractors, affiliates and other outside sources, the type of subcontract contemplated, and the estimated amount in each GFY.  A separate and complete cost proposal package, including detailed cost information, is required from each team member and subcontractor entity whose contract is cost-reimbursable.  Prime Offerors are required to conduct cost or price analyses to establish the reasonableness of the proposed subcontract amounts and include a brief summary of the results of these analyses in the supporting information.

Form E - Other Direct Costs.  Identify the type and amount in each GFY of other direct costs to be charged directly to the contemplated contract.  The KICS contractor personnel may be required to provide the following items during contract performance, however, the nature and quantity of these items would not be expected to vary with the Offeror’s planned approach to performing the work.  For proposal preparation and evaluation purposes, Offerors shall include the Government estimate for the following, and assume an annual escalation rate of 3.5% for GFY’s 06-08.

GFY 04

Other Direct Costs                  	(9 mos.)	   GFY  05

Travel					$262,500 	  $415,000

Task Order– Specialized Services*	  $25,000	    $51,750

*Costs directly related to performance of IDIQ Task Orders for Specialized Services  (CLIN 0003), identified in PWS 5.0.

Also identify the type and amount of other items that will be required during contract performance, such as the cost of training, licenses and certifications, relocation, recruitment, vehicles, and any other direct cost items.  Include a brief description of the items, quantities, unit costs, basis of estimate, geographical locations, and other descriptive data pertaining to the items.

Form F – Burden/Indirect Expense Pool(s).  Submit a Form F displaying the composition of each burden and indirect expense pool proposed and indirect rate developed, based on the Offeror’s fiscal year and in accordance with its normal and/or approved estimating and accounting practices.  A separate form is to be submitted, as applicable for the burden/indirect expense pools listed below.  List the elements of each pool, amount of each element, base, rate, and method of allocating the cost to the KICS contract.  To facilitate uniform evaluation of proposals, proposed pricing indirect rates are also required to be stated on a Government Fiscal Year (GFY) basis.  Disclose on Form F a reconciliation of the Offeror’s Fiscal Year rate(s) with the rate(s) used on Form A in projecting costs by GFY.

(a) Labor Burden Cost – Include the following labor related expense elements in either single or multiple burden pools.  Attach supporting data that demonstrates compliance with health and welfare payments required by the Service Contract Act.

- Payroll additives will include the costs of Federal Insurance Contributions Act (FICA), Federal and State Unemployment Insurance (FUTA/SUTA), Workers' Compensation Insurance and other types of payments required by law or regulation.

- Fringe benefits will include the cost of health and life insurance, pension, retirement and savings plans, and other employee fringe benefits.  Explain the development of each proposed element of fringe benefits cost, including escalation, participation assumptions, and employer/employee cost sharing ratios.  If incumbent contractor employees are planned to be utilized on the contract, demonstrate the comparability in value to the employees, of proposed fringe benefits to those currently being received by the employees.

- Non-productive labor will include the cost of all compensated leave.  Summarize the cost, and submit a brief narrative that quantifies by element (e.g., vacations, holidays, sick leave and other paid absences) the priced non-productive hours per year.

- Other labor-related burdens - list as applicable.

(b) Overhead and General &Administrative (G&A).  Submit a separate form for each indirect overhead expense pool, such as local, division and home office overheads, procurement and material handling burdens, service centers and other overheads, as well as corporate home office or segment expense pools (G&A).

Form CASB-CMF - Contract Facilities Capital and Cost of Money.  If claimed, the Offeror must compute contract facilities capital cost of money on DD Form 1861, based on factors developed on Form CASB-CMF in accordance with Cost Accounting Standard 414, and enter the proposed cost on Form A.  In view of the policy stated in NFS 1815.404-471-5 to reduce fee/profit objectives, for imputed facilities capital cost of money, Offerors may elect to forego the development of facilities capital cost of money and attendant profit/fee objective reduction. If  the successful Offeror elects this approach, the clause in FAR 52.215-17 (Waiver of Facilities Capital Cost of Money, Oct. 1997) will be included in the resultant contract.

Form G:  Indefinite Delivery/Indefinite Quantity – Specialized Services.  PWS section 5.0 contains a requirement for additional support services to be furnished on an Indefinite Delivery, Indefinite Quantity basis by the issuance of task orders at any time during contract performance and in accordance with the procedures set forth in section  H-5.  For proposal preparation and selection purposes, Offerors shall assume the following best estimated quantity (BEQ) of productive hours will be ordered by the Government via task orders in each year of contract performance.

Productive Labor Hours

GFY 04   	GFY’s 05-08

Services               	(9 mos.)	   Per Year

System Administrator Services     	4,165		    5,550

Help Desk Services		       	9,715		  12,950

System Engineering Services	       	8,325	  	  11,100

Subsystem Engineering Services   	4,165	    	    5,550

Technical Support Services	          41,625		  55,500

Total Hours			          67,995	  	  90,650

Prime offerors will submit a Form G specifying the number of hours/year above, the fixed price per hour and the extended amount.  The proposed prices in each year shall include all labor-related direct costs, including subcontractor, affiliate, and consultant labor costs, applicable indirect costs and anticipated profit.  The resultant fully burdened hourly labor rate will be incorporated into the contract Section J, Attachment J-6 CLIN 0004.  Government estimates for non-labor costs (supplies/materials and other direct costs) directly related to the performance of work orders for these services have been included in the estimated cost of the Basic Requirement.  Offerors shall support the reasonableness of the proposed prices by including details of the labor rate development, the labor classifications in the skill mix, and the minimum experience and training requirements for each service.

Form H – Indefinite Delivery/Indefinite Quantity – Administrative Telephones

PWS section 4.2.5 contains a requirement for the KICS contractor to furnish the following items, beginning December 1, 2004, on an IDIQ basis by the issuance of task orders, and in accordance with the procedures set forth in section H-5.  For proposal preparation and selection purposes, Offerors shall assume the following best estimated quantities of each item will be ordered by the Government via task orders in each year of contract performance.

NUMBER OF

Items*                                 	     UNITS/YEAR

PH-1 Standard Hallway Telephone			  3,535

PH-2 Standard Desktop Telephone			11,365

PH-3 Enhanced Feature Set Telephone		  2,625

PH-5 VoIP Standard Desktop Telephone		     300

PH-6 VoIP Enhanced Feature Set Telephone		       20

PRI – Primary Rate Interface Service			         4

*Note: No projected BEQ for PH-4 Conference Room Telephones

Prime offerors will submit a Form H specifying the number of units/year above, the monthly price per unit, number of months in the GFY and the extended amount.  The proposed prices shall include all direct costs, including hardware and software maintenance, technology refresh, subcontractor costs, training and other direct costs, applicable indirect costs and anticipated profit.  The resultant fully burdened unit price will be incorporated into the contract Section J, Attachment J-6 CLIN 0004.   Offerors shall support the reasonableness of the proposed prices by including details of the basis of estimate and unit price development

The KICS contractor will be required to purchase all existing administrative telephones (hardware and software) on KSC from the incumbent contractor, OAO Corporation. To assist offerors in quantifying the value of this transaction, the projected transition charges to acquire the assets, as of December 1, 2004, will total $414,729.   Offerors shall include this amount in the proposed prices, and amortize the cost in accordance with its normal accounting practices.

Form I  - Indefinite Delivery/Indefinite Quantity – DOD Technical Multi-Media Support.  PWS section 4.2.2.5 contains a requirement for the KICS contractor to furnish the following products and related services, beginning October 1, 2004, to Department of Defense (DOD), on an IDIQ basis by the issuance of delivery orders, and in accordance with the procedures set forth in section H-6.  For proposal preparation and selection purposes, Offerors shall assume the following best estimated quantities of each item will be ordered by the Government via delivery orders in each year of contract performance.

NUMBER OF UNITS/YEAR

Items                                   	      GFY’S 05-08	UNITS

Basic Launch Multi-Media Package				3		Package

Launch Scrub							3		Event

Launch Slip							3		Event

Additional Camera/Film/O&M (16mm MOPIC)		3		Camera

Additional Camera/Film/O&M (35mm MOPIC)		3		Camera

Additional Camera/Film/O&M (70mm)			3		Camera

Additional Camera/Film/O&M (35mm Still)			3		Camera

Additional Camera/Recording/O&M(Still Digital)		3		Camera

Additional Camera/Recording/O&M(Video)			3		Camera

Additional Camera/Recording/O&M (Infrared)		3		Camera

Additional Camera/Recording/O&M -

(High-Definition Video)  					3		Camera

Additional Services					       2,000	        Prod Labor Hr.

Prime offerors will submit a Form I specifying the number of units/year above, the fixed price per unit (rounded to the nearest whole dollar) and the extended amount.  The proposed prices in each year shall include all direct costs, including subcontractor costs, applicable indirect costs and anticipated profit.  The resultant unit price will be incorporated into the contract Section J, Attachment J-6 CLIN 0005.  Offerors shall support the reasonableness of the proposed prices by including details of the basis of estimate and unit price development.

Attachment J-6: Indefinite Delivery/Indefinite Quantity Pricing Schedules.   The unit prices proposed on Forms G, H, and I, as well as unit prices for additional telephone and DOD Technical multi-media support, will be included in the KICS contract on Attachment J-6, IDIQ Pricing Schedules.  The following Schedules for CLIN’s 0003 through 0006 are required to be submitted by the Prime Offeror in the formats provided.  A uniform structure for identifying each CLIN, Sub-CLIN and Item on the Pricing Schedules is outlined in Attachment J-6.

CLIN 0003 – Catalog of Specialized Services:  Submit an Attachment J-6 for CLIN 0003 and insert the fixed price per hour which would be applicable in each GFY for the services described in PWS 5.0.  Ensure the unit prices on Form G reconcile with the prices in this Attachment.

CLIN 0004 – Catalog of Products & Services – Administrative Telephones:  PWS 4.2.5 contains a requirement for the KICS contractor to furnish standard and optional Administrative Telephone Products and Services.   Submit an Attachment J-6 for CLIN 0004 for each GFY.  A listing of each item is displayed on the Attachment Form.  Insert the fixed price per month for the Base/Standard Seat and optional services that would be applicable in each GFY.  The unit price of items not included in the Base/Standard Seat Configuration shall be stated as a net price adjustment to the Standard Configuration base price.  Ensure the unit prices for items on Form H reconcile with the prices in this Attachment.

CLIN 0005 - Catalog of Products & Services – DOD Technical Multi-Media Support:  Submit an Attachment J-6 for CLIN 0005.  A listing for each item is displayed on the

Attachment Form.  Insert the fixed price per unit that would be applicable in each GFY for the products and services described in PWS 4.2.2.5.  Ensure the unit prices of items on Form I reconcile with the prices in this Attachment.

CLIN 0006 – Catalog of Products & Services – DOD Technical Multi-Media Support Additional Products:  PWS section 4.2.2.5 also contains a requirement for the KICS contractor to furnish additional Motion Picture, Still Camera and Video Camera Products to DOD.  Submit an Attachment J-6 for each SubCLIN of CLIN 0006.  Insert the base fixed price per unit that would be applicable in each GFY, and the price adjustment, increase (+$) or decrease (-$), which will be applicable to the base prices for 2-hour and 24-hour accelerated deliveries and quantity discounts for more than 9 units ordered.  The offeror will identify any items on the list that are not available in it’s product line, and may propose additional items that will be made available to the KICS contractor.

E.  COMPUTERIZED INPUT INSTRUCTIONS.

In addition to the requirements outlined in the paragraphs above, Offerors are required to submit cost proposal information in electronic format on CD-ROM, as well as hard copy.  The cost proposal forms are contained in an Attachment to this RFP.  Each file is identified with a file name that corresponds to a specific cost proposal form.

Offerors may alter cost proposal formats if all proposed costs cannot be identified on the forms as currently configured, and may lengthen forms and adjust column widths, as appropriate.  If the cost proposal is prepared using an electronic cost model, each linked file or spreadsheet in the model shall be identified by a brief descriptive title. Otherwise, the files are to be submitted using a uniform naming convention developed by the offeror that identifies the cost proposal form and GFY (if applicable).  All supporting information is also required to be submitted on CD-ROM and Offeror’s may use formats and structure of their choosing.  The supporting information must be accessible by the computer system and software packages previously identified.

F.  DISCLOSURES:

Offerors are required to submit the following information as an attachment to the Cost Proposal.

(1)  Accounting System Disclosures  A pre-award accounting system survey may be made to determine the adequacy and suitability of the Offeror's accounting system to properly accumulate and report contract performance cost data.  The prime and all subcontractors, whose contract will be cost reimbursable, are required to disclose details of any prior accounting system examinations that have been performed, state whether or not the accounting system was found adequate, the survey date, and the name of the audit office or contract administration office that conducted the survey.   Disclose if the proposed accounting system is currently in full operation, and if not, the anticipated date on which the survey may be conducted.  Identify the hardware and software planned to be utilized in the electronic accounting system during contract performance, and the location of the books and records.  Address the capability of the system to identify and accumulate costs to assure proper recording to cost objectives and describe internal control procedures planned to minimize the risk of mischarging between cost reimbursable and fixed price requirements.

(2) Small Business Size Compliance.  Attach computations that demonstrate compliance with limitations on subcontracting in accordance with FAR 52.219-14(b)(1).

(3) Service Contract Act Compliance Disclosures.   The Service Contract Act of 1965, as amended, is applicable to the KICS contract.  The Department of Labor Wage Determination is contained in RFP Attachment J-3.  Offerors are required to submit a total compensation plan in the Cost Proposal, which demonstrates compliance with the wage rates and fringe benefits stipulated in the Wage Determination and disclosure requirements of NFS 18-52.231-71 “Determination of Compensation Reasonableness” and FAR 52.222-46 “Evaluation of Compensation for Professional Employees.”

(4) Financial Capability Disclosure.  In the Cost Proposal Volume, submit one copy of financial statements and accompanying notes for the two most recently completed fiscal years.  In addition, provide information that shows the amount of established and/or available lines of credit, the financial institution extending the line, and the dollar amount (if any) presently in use.

# L.16 (KICS) PROPOSAL MARKING AND DELIVERY

Hand delivered proposals for the KICS work package shall be delivered to the depository located in CIAO Building.

Kennedy Integrated Communication Service (KICS)

Supplemental Proposal Instruction

Section M

M.2  (KICS) SOURCE SELECTION AND EVALUATION FACTORS—GENERAL

All evaluation factors other than cost or price, when combined, are approximately equal to the cost factor. The past performance factor is less important than the mission suitability factor.

M.3 (KICS) TECHNICAL/MISSION SUITABILITY FACTOR

The Mission Suitability Factor includes the following sub-factors:

- Technical Approach

- Management Approach

- Safety and Health Plans

The evaluation of the Mission Suitability Factor will consider the excellence of the proposed technical and management approach to meeting the total requirements of the RFP, understanding of the total requirements of the RFP, and the ability to perform as proposed on the contract.  The Mission Suitability Factor and its supporting subfactors will be assigned adjective ratings, numerically weighted, and scored.  Cost realism, or the lack thereof, will be considered in evaluating Mission Suitability, as an indicator of the Offeror’s understanding of the requirement.

The Government reserves the right to capture any proposed technical performance capabilities above those specified in the RFP or proposed approaches to meet contract requirements that have value to the Government and are considered proposal strengths.

The Government will consider risks associated with cost, schedule, and technical/management performance in determining strengths and weaknesses.

The evaluation criteria for the Mission Suitability factor and its supporting sub-factors are set forth below:

(Sub-Factor S-1)  Technical Approach

The government will evaluate the Offeror’s approach for meeting all the requirements of this RFP.  The government will evaluate the Offeror’s demonstrated understanding of KSC ground communication systems.  The proposed staffing level and skill mix will be assessed to ensure the contract technical requirements can be met.  The Offeror’s approach to respond to and implement diverse, dynamic and late changing requirements and priorities and effectively interface with multiple customers and other contractors will be evaluated.

###### Operation of Current Systems

The Offeror’s demonstrated understanding of the existing work base and the tasks necessary to provide the support and services identified in Attachment J-1, Sections 1.0 and 4.0 will be evaluated.  This evaluation will consider the Offeror’s approach to meeting the requirements in Attachment J-1, Sections 1.0 and 4.0 and relative to the equipment described in Attachment J-1, Appendix 5.  The evaluation will be done with respect to: technical processes and procedures; understanding of key elements of existing systems; unique requirements related to KSC/CCAFS; approach to meeting customer needs; application of innovative solutions; methods for addressing the size of the KSC/CCAFS installation (space and personnel); operations, maintenance and sustaining methodologies and philosophies.

## Improving Current Systems and Service Levels

The Offeror’s demonstrated understanding and knowledge of the goals identified and the areas discussed in Attachment J-1, Sections 1.0, 4.0 and 5.0 will be evaluated.

The Offeror’s approach to the following will be evaluated: how technical alternatives are developed, understanding of technology life-cycle, understanding of design lifecycles, understanding of successful technology deployment methodologies, understanding of diverse team compositions, understanding and knowledge of the communications end-to-end requirements management and satisfaction process.

The Offeror’s proposed processes to capture, define, allocate and verify the technical requirements for communication system support will be evaluated. The Offeror’s proposed methods to identify and meet customer requirements will be evaluated.  The government will consider the Offeror’s proposed methods and processes to meet operational requirements while advancing system capabilities and support levels.

The offeror’s approach to providing visibility and insight into the configuration and availability of all supported or provided systems and services will be evaluated.

The Offeror’s approach to identifying and understanding system performance trends and technology issues within the communications infrastructure will be evaluated.  The Offeror’s methodology, in analysis of system lifecycles, to assure that problem root causes are addressed, resolved and brought to closure will be evaluated.

The Offeror’s approach to innovatively and proactively analyzing system and service lifecycles, including replacement of inefficient and obsolete systems, will be evaluated.

The Offeror’s approach and understanding of the technical interfaces and interdependencies with other government and contractor communication systems, as well as the proposed plans to ensure successful interaction, will be evaluated.  This evaluation will consider the Offeror’s understanding of the needs associated with technical and organizational dependencies across identified KICS interface points.

## Sustaining Engineering

The Offeror’s proposed sustaining engineering approach will be evaluated on the methodology to routinely update aging and ineffective systems and technologies while ensuring support and services.  The proposal will be evaluated to the extent it demonstrates proactive, cost effective and innovative planning approach for replacement of obsolete or inefficient systems and equipment.

## Proactive Interfacing and Integration with Others

The Offeror’s approach to effectively working with the government and other contractors to meet the KICS contract technical interface communication requirements will be evaluated.  This includes differences based on the nature and mission of external interfaces as listed in Attachment J-2, Communication Demarcation Points.

###### Future Initiative Efforts

The Offeror’s approach to, understanding of, and commitment to the KSC Vision, as identified in Attachment J-1, Section 1.0 will be evaluated.  The evaluation will consider the approach for discovering and evaluating new technologies related to KSC/CCAFS needs, inserting new technologies into KSC and the customer base, integrating long term cost management into technology management, estimating likelihood for success, identifying key elements of success and achieving solutions to important and challenging issues.

###### ID/IQ Specialized Services

The Offeror’s proposed skill mix for ID/IQ will be evaluated for its ability to provide the appropriate skills and to meet the requirements of Attachment J-1, Section 5.0 and the application of technology migration and infrastructure upgrade initiatives at KSC described in J-1, Section 1.0.   The Offeror’s proposed description of its approach to providing the telephone service as described Attachment J-1 section 4.2.5 will be evaluated. The proposed process and methods for the operations and maintenance of the infrastructure and keeping its associated software current will be evaluated.

Mission Suitability Scenarios

The mission suitability scenarios will be evaluated with respect to the technical approaches for completeness in any/all of the mission suitability subfactors.  These responses to the scenarios will be evaluated with respect to the capabilities described in the mission suitability proposal for the requirements in Attachment J-1.

DOD Technical Multi-Media Support

### Specific instructions for evaluating the DOD requirements in reference to actions associated with contract line item number (CLIN) 0005, PWS 4.2.2.5.4, DOD Technical Multi-Media Support, are provided below.

### Image Acquisition/Processing/End Products

The proposal must demonstrate a clear understanding of the launch cycle and the role played by the contractor.  It must demonstrate the ability to successfully track and acquire real-time and recorded images of launch-cycle events using technology currently existing on the Eastern Range or equivalent/improved contractor-provided equipment/instruments and within the timeframes described in the PWS.  If new technology will be introduced to provide DOD technical multi-media support, the proposal shall identify a timeline forecast for introducing the technology and describe the decision criteria used by the offeror for its selection. The proposal must demonstrate processing methods for still, motion picture, and video/electronic imaging that will result in acceptable image files and end products.

The standard is met when the proposal:

Describes sound technical solutions for Range Universal Documentation System (UDS) inputs, planning, tracking, and capturing real-time or recorded images for each launch-cycle and non-launch event. The test of soundness will be met when the technical solutions will consistently yield acceptable real-time or recorded images and image files appropriate for the intended documentary or analytical purposes and within the required timeframes. If the approach introduces new technology, it will meet the test of soundness when it ensures there will be no disruption in services and provides evidence that the offeror’s rationale for introducing the new technology includes research showing the technology has developed sufficiently to provide acceptable support/end products within the required timeframes.

Describes how still, motion picture, video/electronic image processing will be obtained or performed, and demonstrates that the chosen method or methods will yield image files and end products that will conform to standards of excellence prevalent in industry and will meet customer requirements for clarity of image/data.

(Sub-Factor S-2)  Management Approach

Business Management

The Offeror’s approach to managing the entire contract will be evaluated.  The government will consider the Offeror’s management approach, including: processes, techniques, business practices or work control processes which satisfy contract requirements; how the overall management approach reflects upon flexibility, responsiveness, and customer satisfaction and the overall goal of improving products and services and modernizing the KSC infrastructure; strategies, division of responsibility, internal controls; and how the proposed management approach will assure timely response and action on requests to work problems, support sustaining engineering, implementing maintenance and provide new services as required.

The Offeror’s approach to ensure the missions and goals of multiple programs and projects while including the daily/hourly real-time changes in the operations described in Attachment J-1, Section 4.0 will be evaluated.

###### Phase-In Approach

The Offeror’s proposed approach for Phase-In will be evaluated.  The proposed Phase-In period shall not exceed 90 days.  Elements to be evaluated include: Phase-In staffing; planned management team; government statusing, approaches to ensure non-interruption of existing services and support; completeness of planning; employee badging, training, reasonableness of approach to assume existing contract responsibility; required interactions, as well as justification for these interactions with incumbent and NASA. The Phase-In period weekly staffing projections, level of communication with the government and estimated schedule will be evaluated. Identification of anticipated problems and issues, as well as associated techniques for mitigating these impacts, will also be evaluated.

###### Financial Management

Proposed financial management system, structure, and capabilities will be evaluated for completeness with respect to interfaces, cost tracking, timeliness and appropriateness.

The government will evaluate the approach to development of the 5-year Technical and Cost Plan (DRD M-4) for clarity and to judge the offeror’s understanding of the contract requirements, objectives, vision, and how it will allow the government to reap the associated benefits in terms of efficiency and costs.  The organization of the plan including the level of attention given to O&M, sustaining engineering including replacement of obsolete or inefficient systems and equipment, and ID/IQ activities will be evaluated for completeness and clarity.  The process being proposed to develop, coordinate, and gain government approval of the plan will be evaluated for completeness and clarity.  The description of the analysis that will support the justification for proposed work and provide the basis for the associated cost estimates will be evaluated for completeness and appropriateness.  The description of how the plan will be developed to provide a clear understanding of the proposed work and a clear understanding of the associated costs to judge the clarity and ease-of use of the proposed product.  The approach to translating the plan contents into a form that can be directly submitted into each program’s Program Operating Plan (POP) will be evaluated to judge the appropriateness of the process, the completeness and clarity of the proposed product as part of the 5-Year Technical and Cost Plan, and the ease of migration into the POP process.

The Offeror’s capability to develop cost impact assessments for ID/IQ work will be evaluated with respect to timeliness, thoroughness and reasonableness.

# Outage Management

The Offeror’s approach to communication systems outage management will be evaluated to ensure an understanding of the systems and processes necessary to maintain effective outage processing.  The Offeror’s approach to outage identification, scheduling, coordination, approval, and execution will be evaluated.  The Offeror’s approach to ensuring communication service outages are kept to a minimum and are conducted during periods of non-critical program or center processing will be evaluated.  The Offeror’s approach to ensuring impacted parties are notified of outage extension will be evaluated.

###### Training and Certification of Personnel

The Offeror’s overall approach to organize, implement and manage training and certification will be evaluated with reference to Attachment J-1, Section 2.3.6 and Section 8.0 and DRD TR-1, Kennedy Integrated Communications Support (KICS) Training and Certification Plan.  The approach will be evaluated on how well it manages and administers training to be cost-effective.  The proposed mix of industry training, on-the-job training, and government funded and contractor provided training will be evaluated, along with how that mix will managed and implemented to ensure that current skills and knowledge are maintained as technology advances and infrastructure modernization progresses.  The approach to management and administration of training and certification records will be evaluated for how well records are obtained and recorded, how they are tracked and maintained, how status is reported, government access to the records, and how records transition to any successor contractor will be managed.  The approach will be evaluated for how well the technical reference library is established, managed and administered including ease of access to the library, the proposed contents of the library, and how the contents are cataloged and made available to the users.

# Configuration Management

The Offeror’s approach to hardware and software configuration management will be evaluated to ensure an understanding of the systems and processes necessary to maintain configuration control.  The Offeror’s processes for maintaining “as-built” documentation, engineering drawings, and databases will be evaluated.  The Offeror’s process for making configuration management data available to the government will be evaluated for its ease of access and level of availability.  The Offeror’s approach to implementation of the configuration control board process will be evaluated as it pertains to receipt, evaluation, prioritization, tracking, and implementation of communications systems configuration control.

###### Security Management

The Offeror’s approach to providing adequate physical and IT Security for all government furnished property, government provide facilities and IT system security will be evaluated in accordance with the policies and procedures described in Attachment J-1, Section 2.3.8.

## Data Management

The Offerors approach to data management will be evaluated. The Offeror’s approach for compliance with NPD 1440.6 will be evaluated.  The Offeror’s approach for maintaining existing documentation (both hardcopy and softcopy), handling of classified data, and export-controlled data will be evaluated. The Offeror’s approach as to how it would develop and maintain data repositories and how it would utilize existing EDC and CMDS engineering documentation systems to support contract requirements will be evaluated.  The Offeror’s approach of how it would make the data available to the government will be evaluated.

# Quality Management

The Offeror’s approach to quality management will be evaluated to ensure an understanding of the systems and processes necessary to maintain quality communication services.  The Offeror’s approach to ensuring customer satisfaction will be evaluated.  The Offeror’s approach to continuously improve communication services will be evaluated.  The Offeror’s plan for becoming ISO 9001-2000 certified and maintaining its certification will be evaluated.  The Offeror’s approach to assisting NASA personnel in its inspections, verifications, and evaluations of the Offeror’s QMS will be evaluated.

The Offeror’s approach to ensuring the government is notified of mission critical hardware/software anomalies, mishaps, incidents, and close calls will be evaluated.

The Offeror’s approach to implementation of a reliability and maintainability program will be evaluated for its understanding of Agency and KSC requirements.

The Offeror’s approach to work order processing will be evaluated for its understanding of documenting, controlling, authorizing, scheduling, executing, and reviewing all work performed on communication system hardware, software, and facilities.

## Risk Management

The Offeror’s ability to demonstrate and implement risk management approaches, processes, and practices that are integral to contract execution and performance activities will be evaluated.

The Offeror’s identified risks and mitigations in the areas of Phase-In; contract administration/execution; performance of PWS requirements; and contract financial management, for the risk areas delineated in Section L, will be evaluated to determine the Offeror’s comprehension and application of risk management processes.

The Offeror’s proposed Risk Management Plan (DRD M-9) will be evaluated for adequacy and ability to ensure required risk management activities, products, and services are provided to meet contract requirements.  Evidence that the Offeror understands risk identification and mitigation methods, and linkages from KICS risks to applicable programmatic risk management processes will be evaluated.

###### Performance Metrics

The Offeror-proposed contract performance evaluation methods, metrics and the management tools to track and communicate contract performance to the government will be evaluated.  Each metric in the following areas of communication services management will be evaluated for metric development knowledge and effective application toward communication services: safety, technical performance, cost performance, management effectiveness and customer satisfaction.

The approach and systems for ensuring customer satisfaction, both to the end customer and the contractors managing organization, will be evaluated.  Elements to be evaluated include the mechanisms for direct measurement of customer satisfaction and insight by the government.

###### Contract Award Fee Approach

The Offeror’s approach to award fee compensation will be evaluated such that

Corporate commitment is assured by appropriately incentivizing excellence in contract performance with respect to provision of communication services, cost management, and customer satisfaction.

###### Total Compensation

The Offeror’s approach for salaries and benefits for all contract related personnel will be evaluated to assure the compensation structure is sufficient for the acquisition, development and retention of a skilled and competent workforce.

Information Technology (IT) Security

The Offeror’s plan to ensure IT security will be implemented and sustained in accordance with contractual requirements as specified in (Attachment J-1, Section 6.0) will be evaluated.

###### Support IT Hardware and Software

The Offeror’s plan for acquiring and maintaining IT property that supports the KICS contract, as described in Attachment J-1, Section 6.0, will be evaluated.

###### Logistics

The Offeror’s approach to meeting the logistics management requirements of the contract and Center customers will be evaluated.  Specific elements to be evaluated include: material management, property management, property receiving, tagging, inspection, control, storage, tracking and disposal, inventory management of equipment, spares, repair parts, supplies and materials, warehouse storage management, equipment rate loss plan, adequacy of transportation services, procedures for working in confined spaces and methods for calibrating test equipment.

Modernization Approach

The government will evaluate the Offeror’s understanding of, and approach to meeting, modernization and infusion goals discussed in Attachment J-1, Section 1.0 and how that approach will bring value to the government.  The Offeror’s relationship with external entities used to satisfy these requirements will be evaluated for how well they contribute to contract implementation and bring value to the government.

The government will evaluate the lines of authority, responsibility, and communication between the contractor and these external entities, and how they fit into the overall management structure depicted in the organizational chart provided under Section 1 of this sub-factor, to judge how well they foster cooperation and synergy between the participants.  The work to be performed, the level of involvement in contract implementation, and how the relationship(s) will be managed to meet contract requirements and accomplish the contract vision and objectives, will be evaluated by the government to judge how well the Offeror has considered the relationships with external entities.  The government will evaluate the proposed resources, methods, tools and expertise and how these will provide innovative new approaches and quality products to achieve the contract vision and objectives.

###### Organization and Staffing

The Offeror’s proposed organizational structure, including the organization chart, and staffing approach (including all major subcontractors, team members and affiliates), Key Personnel and Positions Descriptions, WBS Staffing Plan and Narrative Staffing Plan will be evaluated for its ability to meet or exceed the communications systems services, business processes, requirements and Vision identified in the PWS.   The Offeror’s methods of recruiting and hiring from the incumbent (including incumbent capture rate and basis), from existing sources, and from outside sources will be evaluated, as well as its approach to staff for new requirements and retention of experienced personnel.

Organizational Chart

The Offeror’s organizational chart will be evaluated for effectiveness in managing customer requirements, PWS requirements and overall capability to address the KICS communication services contract.

#### Lines of Responsibility and Key Interfaces

The Offeror’s organizational structure with respect to lines of communication, responsibilities, and authorities will be evaluated.  The Offeror’s identification of key interfaces between the contractor, subcontractor and the government will be evaluated with respect to optimized flexibility, timeliness and adaptability in responding to new requirements, multiple programs, KSC business processes, customer satisfaction, ID/IQ and new technology.

Key Positions

The Offeror’s key positions will be evaluated with relevance to the KICS contract.  The Offeror’s Key Personnel Position Description for each individual and position identified as key will be evaluated for experience and knowledge to address the contract requirements and KSC communication services vision.  The Offeror proposed approach to the retention of key personnel identified on this contract, including any contractor and subcontractor or affiliate personnel identified as key personnel, key personnel commitments will be evaluated

Staffing Plans

The Offeror’s staffing plans as based on the WBS and the staffing plan based on Administrative Telephone service shall be evaluated.  The Narrative Staffing Plan, if provided, and approach toward staffing and retention of experienced personnel throughout contract duration will be evaluated.

The approach for staffing reviews and meetings (PWS Tables 2.1 and 2.2), providing daily support, coordinate and implement communication services in a multiple program and schedule dynamic environment will be evaluated.

The Offeror’s staffing plan reflecting support for the sample KSC mixed fleet 5 year program schedule will be evaluated for resource leveling techniques and processes to address analysis, planning and implementation to effectively manage costs, work surges, maintenance operations, sustaining engineering, ID/IQ and other long term goals.

Labor Relations

The Offeror’s approach to labor management relations, interfaces between the KICS contractor and represented bargaining unit(s), approach toward prime and subcontractor labor relations/management, if any, and planned methods with respect to grievances, strikes, collective bargaining units will be evaluated.

Mission Suitability Scenarios

The mission suitability scenarios will be evaluated with respect to the management approaches for completeness in any/all of the mission suitability subfactors.  These responses to the scenarios will be evaluated with respect to the capabilities described in the mission suitability proposal for the requirements in Attachment J-1.

The scenarios that will be evaluated are as follows:  Scenario I - Mission Operations, Scenario II - Raising Customer Support Levels, and Scenario III - Deploying New Technologies.

(Sub-Factor S-3)  Safety and Health

Safety and Health Plans

The Offeror’s proposed approach to the items listed in Section L, S-3.1 will be evaluated as well as the approach’s consistency of adherence to the NASA safety hierarchy

- The public

- The astronauts

- The NASA workforce

- High value equipment and property

The proposed Safety and Health Plan will be evaluated for its demonstrated understanding of how occupational health, industrial safety, systems safety, operational safety, process safety, safety risk identification and assessment, reliability, maintainability quality assurance, mishap reporting, and external and internal reporting contribute to performance.

The Offeror’s approach to safety and health will be evaluated based upon:  proposed Safety and Health Plan, proposed Safety and Health Metrics; demonstration of safety and health communication to the work force; adherence to Safety and Health compliance requirements specified in the RFP; understanding of VPP compliance including understanding of the certification process; the degree to which these are integrated into management’s processes.

The government will evaluate the Offeror’s understanding of Safety and Health compliance requirements, including Federal, State, Local, NASA Agency-wide, and installation specific policies, and procedures and how they are effectively implemented into the safety management approach.  The Safety and Health plan submitted in accordance with NFS 1852.223-73 (APR 2002) and NPG 8715.3, NASA Safety Manual, Appendix H will be evaluated.

Approach to implementing the safety and health requirements described in the PWS, including: operational safety at the assigned NASA facilities; industrial/occupational safety and health; system safety risk identification and assessments; mishap reporting; reliability and maintainability of equipment and facilities; safety and quality assurance of hardware, software and processes; process safety; external and internal reporting will be evaluated.

Mission Suitability Scenarios

The mission suitability scenarios will be evaluated with respect to the safety and mission assurance approaches for completeness in any/all of the mission suitability subfactors.  These responses to the scenarios will be evaluated with respect to the capabilities described in the mission suitability proposal for the requirements in Attachment J-1.

MISSION SUITABILITY SUBFACTOR WEIGHTS

The Mission Suitability sub-factors will be evaluated to determine the relative merits of the Offeror's proposal.   In accordance with NFS 1815.304-70(b)(1), the Mission Suitability factor will be weighted and scored on a 1000-point scale.

The weights (points) associated with each Mission Suitability subfactor are as follows:

Management Approach 	   500

Technical Approach 			   400

Safety, and Health Plans 		   100

TOTAL 				 1000

The total Mission Suitability factor, and all subfactors, will be evaluated using the adjectival rating, definitions and percentile ranges at NFS 1815.305(a)(3)(A).

The maximum points available for each subfactor will be multiplied by the assessed percent for each subfactor to derive the score for the particular subfactor.  For example, if a subfactor has a possible 500 points and receives a percent rating of 80, then the score for the subfactor is 400 points.

Although Mission Suitability and Cost are separate factors, the proposed costs of the work may be a significant indicator of an Offeror's understanding and ability to perform the PWS requirements.  Therefore, the Mission Suitability score will be adjusted based on the degree of cost realism.  This will be done on a structured basis as follows:

In accordance with NFS 1815.305(a)(3)(B), a structured approach will be used to adjust an Offeror's overall Mission Suitability score based on the degree of cost realism.  The Mission Suitability score adjustment will be based on the percentage difference between proposed and probable costs (as defined for the Cost Factor).  The following Mission Suitability cost realism point adjustment shall apply to this acquisition:

| Percentage Difference between Proposed and Probable Cost | Point Adjustment |
| --- | --- |
| +/- 5 percent | 0 |
| +/- 6 to 10 percent | -50 |
| +/- 11 to 15 percent | -100 |
| +/- 16 to 20 percent | -150 |
| +/- 21 to 30 | -200 |
| +/- more than 30 percent | -300 |

Percentage differences will be rounded to the nearest whole percentage point.

M.5  (KICS) COST/PRICE EVALUATION FACTOR

1. The Cost/Price Evaluation Factor is used to assess the reasonableness and cost realism of offers.  This factor is not numerically scored or weighted. The evaluation will be conducted in accordance with FAR 15.305(a)(1) and NFS 1815.305(a)(1)(B) and (C). Offerors should refer to FAR 15.401 for a definition of “cost realism” and to FAR 15.404-1(d) for a discussion of "cost realism analysis” and “probable cost”.  Both the proposed cost and the probable cost will be presented to the Source Selection Authority.

2. This factor is used to assess what each offeror's proposal is expected to cost the government, if selected for award.  Proposed costs are analyzed to determine the probable "cost of doing business" based upon the offeror's proposed approach.  Further, this analysis identifies and assesses the impact of features that cause a proposal to cost more or less than other proposals. The total proposed cost for the entire effort will be used to assess the overall proposed and probable cost to the government.

3.  Evaluation of the Cost Factor will include an assessment of the validity, realism and adequacy of the cost proposal and the probable cost that will be incurred in performance of the contract.  Cost differences among proposals and their probable causes, such as differences in business methods, operating procedures, and practices will also be evaluated. In addition, proposal risk will be considered in the cost factor evaluation.  A price analysis will also be conducted to ensure the Government pays a fair and reasonable price.  Proposals will be evaluated to determine if the prices are unbalanced, as defined in FAR subpart 15.404-1(g) and included in the risk assessment.  The analysis will also include the level of confidence in the probable cost assessment of each proposal. The offeror’s proposed costs will be evaluated to determine whether the costs are realistic for the work to be performed, whether they reflect an understanding of the requirements, and whether they are consistent with the various elements of the Mission Suitability proposal.  The offeror’s financial capability to perform the contract will also be evaluated.

4.  For the purposes of proposal evaluation and source selection, the not to exceed cost of Phase-In, and the IDIQ requirements (specialized services, administrative telephones and DOD technical multi-media support prices) at best estimated quantities will be added to the cost and fee of the basic contract period of performance.  The difference between the total proposed and probable costs will be used to determine the mission suitability realism point adjustment.