Kennedy Integrated Communication Service (KICS)

Supplemental Proposal Instruction

Section L

L.12  (KICS) MISSION SUITABILITY PROPOSAL (TECHNICAL PROPOSAL INSTRUCTIONS)

The Technical Proposal shall be fully self-contained as Volume I and completely separate and apart from the other Volumes required. The full contents of this volume shall follow the organization of the sections which follow, and the content shall be as described in those sections.

Additional instructions for preparing your technical proposal are as follows:

SCOPE OF PROPOSAL

Submit a proposal that includes all aspects of the effort as described in the Performance Work Statement. In the event that organizations other than the prime offeror are involved in conducting this work, their relationships during the effort shall be explained and their proposed contributions to the work shall be identified and integrated into each part of the proposal, as appropriate.  The RFP will result in the KSC work package of base contract of 4 years and 9 months, with the option to extend the contract for 3 years, and 2-year option periods.  This solicitation contemplates only one award for the included Performance Work Statement.

The Performance Work Statement is unclassified.  However, access to classified documents will be required.  The selected contractor shall possess a Security Clearance.  Contractor personnel with access to Government installations and data must comply with standards and regulations imposed by the responsible government entity.

The contract resulting from this RFP shall be on a "performance basis" except for tasks. The Contractor will be responsible for staffing the contract with appropriate skills and numbers of personnel to assure excellence of performance within the costs proposed.

Offerors are encouraged to submit their best, most realistic and competitive proposal as the Government intends to award based on initial offers if at all possible. In addition, they are encouraged to consider innovative productivity improvements, effective cross-utilization of operations and engineering staff, and cost effective quality enhancements. The successful Contractor shall perform all elements of the Performance Work Statement of the resultant contract within the costs proposed and negotiated. INNOVATIVE APPROACHES SATISFYING THE PERFORMANCE WORK STATEMENT ARE ENCOURAGED.

PROPOSAL ORGANIZATION

MISSION SUITABILITY FACTOR

The mission suitability proposal should clearly and fully demonstrate understanding of all the requirements associated with this procurement.  This understanding should consider not only the technical aspects of this procurement but should clearly define the management approaches for meeting these requirements. Providing responses indicating compliance with the Performance Work Statement items by paraphrasing the requirement or referencing “standard procedures” or “standard practices” will be considered inadequate.  All the sections in the Mission Suitability proposal must provide sufficient detail as to how the objectives and requirements that are described in the PWS will be met so that an effective evaluation of the proposal can be made.  This proposal should include descriptions of techniques and procedures that will be followed in execution of the contract.  Information previously submitted, if any, will be considered only if it is resubmitted as part of this proposal.  Information incorporated into the proposal by reference shall not be considered.

The Mission Suitability Factor is made up of three sub-factors:  (S-1) Technical Approach, (S-2) Management Approach, and (S-3) Safety & Health Plans.  Organize the Mission Suitability proposal volume consistent with the structure of this section to facilitate evaluation of the proposals.

The sub-factors are described in the following paragraphs. Additionally, specific scenarios that will be considered key to the evaluation process will be discussed.  Propose methods of meeting the requirements described in each scenario that will consider the management, technical, cost, safety and mission assurance approaches.

The proposal should not limit itself to only discussing compliance to these sub-factors; they are considered the minimum.  Discuss any additional features that are judged to be significant in meeting the requirements in this procurement.

(Sub-Factor S-1) Technical Approach

The Offeror shall demonstrate its understanding of the requirements and its ability to meet all of the functional requirements associated with the PWS by responding to the following:

The Offeror shall provide a narrative response that expands upon all for the functions in the PWS of this RFP that demonstrates your understanding and comprehension of the requirements as described in the PWS in a way that shows the Offeror fully understands the nature of all the work.

Operating Current Systems

The Offeror shall discuss in detail an approach and demonstrate an understanding of how to successfully perform the tasks necessary to provide the communications support and services described in attachment J-1, section 1.0 and 4.0   Fully describe the technical processes and procedures to be used in meeting the requirements.  Emphasize the critical requirements unique to KSC’s communication systems and key and any proposed innovative approaches to meet those requirements.

The Offeror shall describe the proposed approach that demonstrates an understanding of the issues and challenges in providing communications support and services in the large and extended campus-like environment at KSC.  Describe how the approach will ensure all communication systems in a widely distributed geographical area will be operated, maintained and sustained to meet the customers’ communications requirements.  Describe how the approach will support the greater than 15,000 customers and users associated with the PWS descriptions in attachment J-1 Section 4.0

The Offeror shall describe the proposed approach that demonstrates an understanding of the issues and challenges in providing communications support and services on all current communications systems, technologies and services specified in the RFP.  Describe in detail how the wide range of communications systems defined in attachment J-1, section 4.0 and Appendix 5 will be operated and maintained. Discuss approach to ensure video, audio, computer network, telephone, RF, copper and fiber and other systems will be effectively operated, maintained and sustained.

The Offeror shall describe the proposed approach that demonstrates an understanding of operating communication systems and services in a dynamic operational, administrative, and science/engineering environment. Discuss how multiple, simultaneous support needs will be met. Describe in detail how to ensure the missions and goals of multiple programs and projects are met including the daily/hourly real-time changes in the operations described in attachment J-1, section 4.0.

Improving Current Systems and Service Levels

The Offeror shall describe the proposed approach that demonstrates an understanding of planning technical efforts to transition KSC communications systems and services to meet the vision discussed in attachment J-1 sections 1.0 along with the requirements in attachment J-1 section 4.0 and 5.0.  Describe how technical alternatives are developed, analyzed and selected.  Describe how involvement in design efforts by the contractor for 1) NASA or other contractor led efforts; 2) Jointly led efforts by KICS and others; and 3) KICS led efforts will take place.  The proposal shall describe the approach to improving communication requirements processes, customer satisfaction levels, integrated work and task control and ongoing systems expansion, reconfiguration and updating as discussed in attachment J-1 sections 1.0, 2.0 and 4.0.   The contractor shall fully describe technical approaches to meet operational requirements while concurrently upgrading systems and increasing communication system support and availability levels.

The Offeror shall describe the proposed approach that demonstrates an understanding of communications requirements and processes to improve customer service levels and effectiveness.  The Offeror shall describe the integrated requirements processes for collecting, recording, tracking, statusing, fulfilling, verifying and closing communication requirements.

The proposal shall describe in detail how customer requirements satisfaction will be measured and the processes that will ensure viable solutions are created, instituted and validated. The proposal shall include descriptions of methods to effectively gather, organize, track and assess customer expectations and experiences.

The Offeror shall describe the approach for providing integrated visibility and technical status for all systems, support and efforts. The Offeror shall describe the proposed processes to ensure trends and issues are detected and addressed in a timely fashion. This includes lifecycle/closed loop processes ensuring decisions and efforts that resolve the problems and bring closure to issues.

The Offeror shall describe its planned approach to assuring expansion and re-configuration of systems is successfully completed to meet customer requirements. The proposal shall describe a plan to routinely update aging and ineffective systems and technologies to ensure continued support and services.  The proposal shall demonstrate proactive, cost effective and innovative approaches for replacement of obsolete or inefficient government furnished property.

The Offeror shall describe any proposed arrangements and involvement with telecommunication affiliates with respect to improving current system and service levels

Proactive Interfacing and Integration with Others

The Offeror shall describe its approach of effectively working with the government and other contractors to meet the technical interface communication requirements levied on the KICS contractor. The Offeror shall describe proposed processes and approaches that proactively plan and manage system level interdependencies to meet communications requirements levied on the KICS contractor. For example, the communication assets supporting multiple payload processing flows must be utilized effectively to meet all mission schedules. This includes differences based on the nature and mission of external interfaces as listed in attachment J-5.

Future Initiative Efforts

The Offeror shall describe the proposed approach that demonstrates an understanding of planning technical efforts to transition KSC communications systems and services to meet the future goals discussed in attachment J-1 section 1.0 and the supporting requirements in section 4.0 and 5.0.  Describe how technical alternatives are developed, analyzed and selected.  Describe how involvement in design efforts by KICS for NASA led, jointly led efforts by KICS and others, and KICS supported efforts with others will work effectively. The Offeror shall describe any proposed arrangements with telecommunication affiliate(s).

The proposal should demonstrate the approach for developing methods that ensure new technologies and systems are successfully deployed.  This includes customer familiarization and transition issues.

The Offeror shall describe the approach to providing technical leadership and participation in new initiatives. This includes meeting customer expectations and ensuring customer acceptance of new initiatives.

ID/IQ Catalog of Services

Review the description of tasks in attachment J-1, section 5.0, The Communication Component Design, Development, and Integration Support Services with respect to supporting the vision for the future of KSC communication assets described in attachment J-1 section 1.0.  The proposal should discuss the methods and processes that will be associated with these services to effectively implement the migration of the current stand-alone communication systems to a communication services based communication support model.  Consider this migration throughout the life of the contract as described in attachment J-1 section 1.0.  Describe the importance and role of affiliation(s) with telecom companies and processes with respect to these activities.

The Offeror shall describe its approach to execute the ID/IQ task orders in a rapid and efficient manner. The proposal shall describe how the ID/IQ design, development, integration and activation processes would be completed once a task order is issued.

The Offeror shall describe its approach to meeting the requirements/scope as identified in  attachment J-1, section 5.0,  with respect to staffing.

(Sub-factor S-2)  Management Approach

1.0 Business Management

The Offeror shall describe the approach to management and satisfaction of contract requirements identified in attachment J-1.  The Offeror shall describe the proposed processes, techniques, business practices or work plans that reflect a high priority on flexibility, responsiveness, and customer satisfaction when implementing and improving products and services.  Further, the Offeror shall describe how business processes will ensure that the government and its communications systems customers will receive timely responses and prompt action to resolve support problems and provide new services as required.

The Offeror shall provide an organizational chart along with key government, KSC contractor, and customer interfaces defined.  The interfaces shall reflect the support for multiple programs centerwide business processes and ID/IQ.  The Offeror shall describe the organizational structure and lines of communication, responsibilities, and authorities.  The Offeror shall identify key contractor (and major subcontractor/affiliate) personnel and provide its rationale for selection of that position as a key position.  The Offeror shall complete the Key Personnel Positions Description in Appendix 6 for each individual and position identified as key.  The Offeror shall discuss how the key personnel’s relative experience and knowledge is adequate to perform the requirements and future expectations (Attachment J-1, 1.0) of this contract.

The Offeror shall discuss the approach to subcontract/affiliate management, including personnel and process interfaces between the subcontractors and government customers.

The Offeror shall discuss the approach to labor management relations, including interfaces between the KICS contractor and represented bargaining unit(s) at all tiers.

The Offeror shall propose and describe contract performance evaluation methods, metrics and the tools to track and communicate contract performance to the government.

The Offeror shall describe the approach to ensuring and improving customer satisfaction. The metrics and business plans shall include mechanisms to directly measure customer satisfaction and indicate insight into the feedback process by the government.  The Offeror shall include methods to effectively gather, organize, track and assess customer expectations and experiences, and consider use of existing KSC customer satisfaction survey processes.  The proposal shall describe in detail how customer satisfaction will be measured and how the processes will ensure viable solutions are created, instituted and validated.

The Offeror shall describe the approach to ensure adequate support at reviews and meetings (reference PWS, Tables 2.1 and 2.2) to properly communicate communication services and resources with KSC customers.

The Offeror shall describe organizational interfaces and business processes which reflect flexibility and adaptability in responding to new customer requirements, and including the new technology incorporation to address the needs of a dynamic and technologically advancing customer base.

The Offeror shall describe how the financial, schedule and technical risks will be managed to meet the contract requirements.

The Offeror shall provide a phase-in approach that describes the planned management team for the transition and the methods that will be utilized to ensure successful continuity of ongoing operations and an adequate level of performance at contract start.  The phase-in description shall fully explain the efforts necessary to assume responsibility of the contract requirements.  The Offeror shall also discuss weekly staffing projections within the phase-in period.

The Offeror shall describe personnel and resource leveling techniques or processes to address analysis, planning and implementation to effectively manage work surges, maintenance and long term staffing.

2. Financial Management

The Offeror shall describe its financial management system structure and capabilities.

The government desires to have the contractor develop a highly flexible and responsive business system that delivers new communication support when requested.  The Offeror shall propose a mechanism to provide early identification of new requirements, ensure timely satisfaction of new requirements and display flexibility for new technology incorporation and communication services support.

3. Contract Award Fee Approach

The Offeror shall describe the approach which demonstrates the proposed KICS award fee dollars are appropriate and meaningful to incentivize excellent contract performance, as well as sufficient to provide corporate commitment to this effort.

4. Total Compensation

The Offeror shall submit a total compensation plan that demonstrates compliance with FAR 52.222-46, Evaluation of Compensation for Professional Employees, and NFS 1852.231-71, Determination of Compensation Reasonableness.

5.  Administrative Information Technology (IT)

The Offeror shall describe the administrative IT system management approach to meet the contract requirements.

- Logistics

The Offeror shall describe the approach to management of logistics to support communications services for Shuttle, LSPO, ISS programs and Center wide institutional and operational activities.  The Offeror shall discuss material management, property management, inventory management, warehouse storage management, transportation services, calibration services, and sampling and analysis services.

7.  Training and Certification of Personnel

The Offeror shall discuss the approach to providing a skilled and knowledgeable work force that is properly trained and certified to meet the requirements of this contract (DRD TR-1).  The Offeror shall discuss training and certification including area access training, safety training, skills training, special skills certification training, systems training, use of on-the-job training, use of existing training resources, employee notification of training, and management of training records.

8.  Telecom Affiliation Approach

The Offeror shall describe any proposed relationship with the Telecom Affiliate(s).  The Offeror shall discuss elements of the relationship structure that include: which contract work will be performed by the affiliate; resources, methods, tools and/or expertise being provided by the affiliate; level of involvement and value provided to the government by the affiliate; the extent to which this affiliation provides innovative, quality products and capabilities in accord with KSC requirements and Vision; and the contractual relationship between the Offeror and the Affiliate(s).

9. Staffing Plan

The Offeror shall provide a proposed a WBS staffing plan and complete the staffing plan form for WBS levels 1, 2 and 3, addressing labor category (planned employer: prime Offeror, subcontractor, telecommunication/affiliate), expected headcount source (incumbent, new hire, within company) and fiscal year (see attachment 6).  WBS staffing plans for levels 2 and 3 are not required for GFY06, GFY07 and GFY08.  Indicate your planned incumbent capture rate, basis of this rate and the methods you propose to recruit and hire incumbents and new hires. The Offeror shall include subcontractors and telecom affiliates when completing the proposed staffing plan.  The Offeror shall not address staffing for WBS level 0.99, while all ID/IQ efforts shall be contained in WBS level 1.09.  The Offeror may complete a Narrative Staffing Plan addressing the approach to the WBS staffing plan.

(Sub-Factor S-3) Safety and Health Plans

The Offeror shall describe the approach for assuring safety and health with respect to attachment J-1 section 3.0.  The approach shall provide sufficient detail to demonstrate an understanding of how occupational health, industrial safety, systems safety, operational safety, process safety, safety risk identification and assessment, mishap reporting, and external and internal reporting contribute to ensure performance.   The Offeror shall demonstrate knowledge of Safety and Health compliance requirements and how they are effectively implemented into the safety management approach including: Federal, State, Local, NASA Agency-wide, and installation specific policies and procedures.  In addition, the approach to safety and health should be described using Offeror proposed Safety and Health Metrics, which shall show how they are integrated into management’s processes for implementing the Safety and Health requirements.

Approach should address and be consistent with the NASA safety hierarchy:

- The public

- The astronauts

- The NASA workforce

- High value equipment and property

The proposed integration of safety and health into the management processes shall be described.  The Offeror shall discuss how the safety and health goals and objectives are communicated to the workforce. The Offeror shall submit a Safety and Health plan in accordance with NFS 1852.223-70 (APR 2002) and address the elements specified in NPG 8715.3, NASA Safety Manual, and Appendix H.  The understanding of the VPP compliance should be demonstrated.  The Offeror shall discuss the processes and elements to ensure a robust safety program capable of being OSHA VPP Star certified.

###### CASE SCENARIOS

The Offeror shall respond to the following scenarios with a narrative that describes the technical, management, and safety and mission assurance approaches to the described situations. The Offeror’s responses to the case scenarios will be evaluated under the appropriate sub-factors.  The Offeror shall ensure that the responses to the case scenarios are consistent with its overall technical, management, and safety and health approaches.

Scenarios

Ground Rules:

The following scenario is based upon past known Mission requirements met by KSC Communications during a 30-day period.  Institutional and ID/IQ requirements are not represented.  The section following this set of known requirements are perturbations that are representative of the dynamic nature of the KSC/CCAFS launch site.

### Mission Operations Scenario I

- Space Shuttle

  - Shuttle landing at KSC (days 1 and 2)

    - 250+ (existing) OIS-D stations at the SLF, LCC, OPF, CD&SC and other sites

    - 200+ voice nets

    - Audio recording

    - OTV and CTV SLF, LCC, OPF, CD&SC, HQ

    - Administrative Network connectivity in SLF, LCC, OPF

    - Timing SLF, LCC, OPF, CD&SC, HQ

    - 21 T-1’s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - Paging, Area Warning (PAWS) within SLF, LCC, OPF and other sites

  - Shuttle Processing (all month)

    - 210+  (existing) OIS-D stations at the OPF, LCC, CD&SC and other sites

    - 40+ voice nets

    - Audio recording

    - OTV and CTV KSC wide

    - Administrative Network connectivity in OPF, LCC

    - Timing OPF, LCC

    - 21 T-1’s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - PAWS within OPF, LCC and other sites

  - Shuttle stacking and transfer to and processing at the PAD (weeks 3 and 4)

    - 340+ (existing) OIS-D stations at the VAB, MLP, PAD, Crawler, CD&SC, LCC and other sites

    - 50+ voice nets

    - Audio recording

    - OTV and CTV KSC wide

    - Administrative Network connectivity in VAB, MLP, PAD, Crawler

    - Timing VAB, MLP, PAD, Crawler

    - 21 T-1’s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - PAWS within VAB, MLP, PAD, Crawler

  - Shuttle launch (days 29, 30 and 31)

    - 400+ (existing) OIS-D stations at the LCC, SLF, PAD, MLP, CD&SC and other sites

    - 200+ voice nets

    - Audio recording

    - OTV and CTV KSC wide

    - Administrative Network connectivity in LCC, SLF, PAD, MLP, CD&SC, HQ and other sites

    - Timing KSC wide

    - 21 T-1’s for Voice/Data extended to JSC, MSFC and GSFC via NISN assets

    - PAWS LCC, SLF, PAD and other sites

- Payload Processing

  - International Space Station (ISS) Payload 4 (all month)

    - 100+ (existing) OIS-D stations at the SSPF Highbay and User rooms

    - 10+ voice nets locally and to MSFC and University of Colorado.

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - Streaming video to MSFC and University of Colorado.

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms and to MSFC and University of Colorado.

    - Administrative Network connectivity in SSPF Highbay, User rooms and MSFC and University of Colorado.

    - Two-way radio interface to OIS-D system

  - ISS Payload 6 (weeks 1 and 2)

    - Handheld video recording

    - Two-way radio interface to OIS-D system

  - ISS Payload 5 (weeks 1 and 2)

    - 100+ (existing) OIS-D Stations in SSPF Highbay, User Rooms

    - 20+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms and ISTL at JSC.

    - Administrative Network connectivity in SSPF Highbay and User rooms

    - Two-way radio interface to OIS-D system

  - Science Payload 18 (weeks 2 and 3)

    - 100+ (existing) OIS-D stations at the SSPF Highbay and User rooms

    - 20+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms

    - Administrative Network connectivity in SSPF Highbay and User rooms

  - Science Payload 16 (week 1)

    - 100+ (existing) OIS-D Stations in SSPF Highbay, User Rooms

    - 40+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms

    - Administrative Network connectivity in SSPF Highbay and User rooms

    - Two-way radio interface to OIS-D system

  - Ammonia Ops (Hazardous)(week 2)

    - 100+ (existing) OIS-D Stations in SSPF Highbay, User Rooms

    - 40+ voice nets

    - Audio recording

    - Video cameras, monitors, distribution, and recording within SSPF, Vapor Containment Facility (VCF), and O&C

    - PAWS within SSPF

    - Data circuits from SSPF Highbay to User rooms

    - Administrative Network connectivity in SSPF Highbay and User rooms

    - Two-way radio interface to OIS-D system

- Launch Services

- Delta-II Jupitersat

  - Payload processing in MOSB/PHSF (all month)

    - 25 OIS-D stations in MOSB/PHSF

    - 12+ voice nets

    - OIS-D voice nets extended to Hangar AE

    - OTV, CTV in PHSF

    - Data circuits between PHSF/MOSB and Hangar AE

    - 3 T-1s for Voice/Data extended to JPL (Pasadena)

    - Audio recording

    - Administrative Network connectivity in MOSB/PHSF (55 users)

    - Timing displays (4) in MOSB/PHSF

    - PAWS in MOSB/MPPF/PHSF

  - Mission Dress Rehearsal (day 24 2nd shift)

    - Launch Vehicle voice nets extended from Hangar AE to MOSB, GSFC and JPL (Pasadena) via NISN assets

    - 30+ voice nets

    - Timing displays (4) in MOSB/PHSF

    - 3 T-1s for Voice/Data extended to JPL (Pasadena)

    - Administrative Network connectivity at Hangar AE (5 users)

- Delta-IV SPYsat

  - F-1 (day 10)

    - Support voice checks between Hangar AE and VAFB

    - 20+ voice nets

    - Support ER F-1 requirements

  - DOL (day 11 and 12)

    - Support DOL video from Hangar AE to Various KSC sites

    - Support DOL voice nets between Hangar AE and VAFB Building 836 via NISN assets

    - 20+ voice nets

    - Support ER DOL requirements

    - PAWS KSC wide

- Pegasus RAINsat

  - Payload/vehicle processing in MOSB/MPPF (all month)

    - 8 OIS-D stations in MOSB/MPPF

    - OIS-D voice nets extended to Hangar AE

    - 40+ voice nets

    - Audio recording

    - OTV, CTV in MPPF

    - Administrative Network connectivity in MOSB/MPPF (25 users)

    - Timing displays in MOSB/MPPF

    - PAWS in MOSB/MPPF/PHSF

  - Vehicle Ferry Flight (FF) (day 16 and 17)

    - Support FF voice checks between VAFB Building 836 and Hangar AE via NISN assets

    - 10+ voice nets

    - Support FF voice nets between VAFB Building 836 and Hangar AE via NISN assets

    - Audio recording

    - Timing displays MOSB/MPPF

    - Support vehicle convoy (radio) from CCAFS to MPPF

  - F-1 (day 25)

    - Support voice/video checks between Hangar AE, TEL-IV, KSC and GSFC via NISN assets

    - Support ER F-1 requirements

    - Timing displays MOSB/MPPF

  - DOL (day 26 and 27)

    - Support voice/video/data at KSC (including TEL-4) and extensions to Hangar AE, XY, and GSFC via NISN assets

    - 40+ voice nets

    - Audio recording

    - Support ER DOL requirements

    - Timing displays in MOSB/MPPF, HQ

    - PAWS in MOSB/MPPF

- Atlas-V IRONsat

  - Payload advance team arrives (day 30)

    - 10 new Administrative telephones at SAEF-II, Room 201

    - 10 Administrative LAN drops at SAEF-II, Room 201

    - PAWS in SAEF-II

- Delta-II VAPORsat (VAFB)

  - F-1 (day 27)

    - Support voice/Closed IO Net connectivity between Hangar AE, VAFB Building 836 and GSFC via NISN assets

  - DOL (day 28 and 29)

    - Support DOL Closed IO Net data and 15 voice nets between Hangar AE, VAFB Building 836 and GSFC via NISN assets

    - Extend DOL video to various KSC facilities

# Perturbations to Scenario I

## Space Shuttle

Shuttle stacking and transfer to the PAD (weeks 3 and 4):

- Stacking operations require an additional week, Shuttle launch delayed 1 week.

- Day for day scrubs (launch delay of 5 days).

## Space Shuttle Payloads

STS-215, ISS-42A, Truss Elements X1 and G4, POPSI (weeks 1 and 2):

- Processing operations stand down for 6 weeks.

## Delta-II Jupiter Scan

Payload processing in MOSB/PHSF (all month):

- Administrative Network connectivity for 25 new users at MOSB and 12 new users at O&C building required by end of week 2.

- 2 additional OIS-D stations required at MOSB commercial trailer by end of week 2.

- 2 additional OTV links required at MOSB commercial trailer by end of week 2.

- Mission Dress Rehearsal delayed 72 hours.

## Pegasus RAINsat

DOL (day 26 and 27):

- Vehicle and Payload return to MPPF for de-mate operations.  Processing extended for NLT 60 days.

- Additional portable video camera at MPPF ASAP.

- 3 additional voice nets between MPPF and GSFC ASAP.

- 6 additional LAN drops at MPPF ASAP

## Delta-IV SPYsat

DOL (day 11 and 12):

Launch delayed 48 hours.

## Atlas-V IRONsat

Payload advance team arrives (day 30):

Team arrival delayed 14 days.

Section L Scenario Essay Question

Essay Instructions:

Part I:

Given the scenario above, the Offeror shall describe the following in detail:

- Planning process to meet the Government’s requirements.

- Work flow (execution) process to meet the Government’s requirements.

- Staffing Plan to meet the Government’s requirements. (including affiliates)

- Management Controls used to meet the Government’s requirements.

- Work Status Process used to meet the Government’s requirements.

Part II:

Given the perturbations scenario above, the Offeror shall describe the following in detail:

- Planning process to meet the Government’s requirements without impact to the scheduled mission support.

- Work flow (execution) process.

- Staffing plan. (including affiliates)

- Management controls.

- Work status process.

Part III:

To ensure that the perturbations introduced above to mission support do not become the standard mode of operating, the Offeror shall discuss the following in detail:

- Approach to ensure support of:

  - Stand Downs

  - Technology Refresh

  - Training

  - ID/IQ Projects

  - Maintenance

  - Increased Service Requests

  - Installation Work

  - Weekday/Weekend Staffing

- Returning to reduced work hours.

- Catching up on delayed tasks and eliminating back logs.

- Options for prolonged or consecutive deviations.

Kennedy Space Center Communications Support Scenario

Scenario II

Raising Customer Support Levels.

This scenario describes an area of current customer support levels that needs improvement.  The bidders will describe how they would plan, initiate, execute and complete efforts to achieve the new levels. They would be evaluated on approach, attention to technical details, management and customer support and feed back.

Essay Instructions:

Part I:

Currently the individual customer is provided minimal feedback from the contractor on the status of work orders that are in process.  The only status the customer receives is an email notification that the request was received (with work order number) and an email when the work order is closed. The only way for the customer to find out the progress of their work order is to call or email the Communication Control desk and ask for a status.  The Communication Control Desk then assigns a representative who responds to the customer at a later date with a status.

The Offeror shall propose how this process could be improved so that the customer has access to continuously updated status of their work order.

Given the scenario above, the Offeror shall describe in detail:

- Approach that would provide automated feedback to customers.

- Planning Process to implement approach.

- Work Flow (execution) Process to show how status would be fed into the system and presented to the customer.

- Staffing and Material Plan to meet the approach.

- Management Controls (metrics) used to measure the performance of the customer feedback system.

Part II:

The Offeror shall provide an example of how the bidders proposed Work Processing System (section 4.1.1) will track work in progress and work planned in the future.  The Offeror shall show how the work control system will predict conflicts in staffing numbers and skills required for the planned work.  In addition, the Offeror shall show how moving work forward or back can mitigate peaks and valleys in staffing levels using PWS, while preventing an accumulation of work due to staffing issues.

Given the scenario above, the Offeror shall:

- Describe example reports provided by work control system

- Show how work control system reports will provide data needed to plan work flow to minimize resource conflicts

- Show an example of a period of resource contention (peaks and valleys).

- Show how work control system will reschedule work to accommodate resource conflicts.

- Describe Work Flow (execution) Process to show how resource information would be fed into the work control system and kept current as work progresses.

- Show how work control system will be used to produce Staffing and Material Plans to meet the requirements of work planned.

- Describe Management Controls (metrics) used to measure the effectiveness of the work control system in reducing resource conflicts and avoiding an accumulation of unaccomplished work.

Scenario III

Deploying New Technologies.

This scenario describes two examples of moving from a current technology to a new one.  The Offeror, for both examples, shall describe how it would plan, execute and ensure smooth transition without impacts to customers, over long transition periods, certification and verification, customer acceptance and removal of replaced capabilities.

Essay Instructions:

Part I:

Currently the Kennedy Communications network infrastructure consists of a mixture of multiple separate special purpose networks (i.e. IP network, mission voice support, telephones, video, etc).  The Offeror shall propose how the various network systems could be combined into one commercial off the shelf system that would meet the needs of all these systems. This would include the issue of combining separate/isolated current infrastructure into shared.

Given the scenario above, the Offeror shall describe in detail:

- Approach describing a network architecture capable of combining existing separate networks.

- Planning Process to implement approach including schedule and how this system would be phased in with existing systems without impacting ongoing operations.

- Staffing and Material plans to meet the approach.

- Management Controls (metrics) used to guarantee that the Government’s operational requirements are still met with no impact to ongoing operations during the transition to the new approach.

Part II:

Currently the Kennedy Communications telephone system is a standard telephone system separate from the computer networks.  The Offeror shall propose how the existing telephone system could be converted to a Voice over IP telephone system and combined with the network infrastructure used for computer networks at KSC.  This would include the issue of deploying a new telephone system with minimal impact to day-to-day telephone usage and no impact to mission critical operations.  The Offeror shall also address reliability requirements of combined network system required to meet combined operational requirements.

Given the scenario above, the Offeror shall describe in detail:

- Approach describing a Voice over IP telephone system capable of combining existing separate telephone and computer network infrastructures.

- Planning Process to implement technical proposal including schedule and how this system would be phased in with existing systems without impacting ongoing operations.

- Staffing and Material plans to meet the technical proposal.

- Management Controls (metrics) used to guarantee that the Government’s operational requirements are still met with no impact to ongoing operations during the transition to the new approach.

Staffing Plans and Key Positions

The Offeror shall utilize the following WBS Staffing Plan Examples A and B to complete the Staffing Template and complete the Key Personnel and Positions Description per directions in the preceding pages.

| PERSONNEL STAFFING PLAN - EXAMPLE STAFFING A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Complete one form for each 2nd level WBS and for each summary level WBS for the Basic Contract Period |  |  |  |  |
| KICS PROPOSED STAFFING PLAN |
| BY WBS LEVEL, LABOR CATEGORY AND FISCAL YEAR |
| WBS 03.01.03 Voice Communication Systems, Subsystem A, Systems Operation |
| LABOR | _____GFY 04_____ | _____GFY 05____ | _____GFY 06_____ | _____GFY 07_____ | _____GFY 08_____ |
| CATEGORY | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* |
| MANAGEMENT/SUPERVISION | 0.8 | P3 | 0.8 | P3 | 0.8 | P3 | 0.8 | P3 | 0.8 | P3 |
| PROFESSIONAL/ADMN | 0.4 | S1 | 0.4 | S1 | 0.4 | S1 | 0.4 | S1 | 0.4 | S1 |
| SCIENTIFIC/ENGINEERING | 1.5 | T | 1.5 | T | 1.5 | T | 1.5 | T | 1.5 | T |
|  | 1 | S1 | 1 | S1 | 1 | S1 | 0.5 | S1 | 0.5 | S1 |
| TECHNICAL | 4 | S1 | 4 | S1 | 3.5 | S1 | 3.5 | S1 | 3.5 | S1 |
|  | 0.5 | P3 | 0.5 | P3 | 0.5 | P3 | 0.5 | P3 | 0.5 | P3 |
|  | 0.5 | T | 0.5 | T | 0.5 | T | 0.5 | T | 0.5 | T |
| CLERICAL/SUPPORT | 0.5 | P1 | 0.5 | P1 | 0.3 | P1 | 0.3 | P1 | 0.3 | P1 |
| TOTAL | 9.2 |  | 9.2 |  | 8.5 |  | 8 |  | 8 |  |
| SOURCE IDENTIFIERS* |  |  |  |  |  |  |
| P - PRIME OFFEROR |  | 1 - INCUMBENT WORKFORCE |  |  |  |  |  |  |
| S - SUBCONTRACTOR/TEAM MEMBER | 2 - NEW HIRE - OUTSIDE COMPANY |  |  |  |  |  |  |
| T - TELECOMMUNICATIONS AFFILIATE | 3 - WITHIN COMPANY |  |  |  |  |  |  |  |

| PERSONNEL STAFFING PLAN - EXAMPLE STAFFING B |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Complete one form for each 2nd level WBS and for each summary level WBS for the Basic Contract Period |  |  |  |  |
| KICS PROPOSED STAFFING PLAN |
| BY WBS LEVEL, LABOR CATEGORY AND FISCAL YEAR |
| WBS 03 Voice Communication Systems |
| LABOR | _____GFY 04_____ | _____GFY 05____ | _____GFY 06_____ | _____GFY 07_____ | _____GFY 08_____ |
| CATEGORY | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* |
| MANAGEMENT/SUPERVISION | 2 | P3 | 2 | P3 | 2 | P3 | 2 | P3 | 2 | P3 |
| PROFESSIONAL/ADMN | 1 | S1 | 1 | S1 | 1 | S1 | 1 | S1 | 1 | S1 |
| SCIENTIFIC/ENGINEERING | 2 | T | 2 | T | 2 | T | 2 | T | 2 | T |
|  | 4 | S1 | 4 | S1 | 4 | S1 | 2 | S1 | 2 | S1 |
| TECHNICAL | 10 | S1 | 10 | S1 | 8 | S1 | 8 | S1 | 8 | S1 |
|  | 2 | P3 | 2 | P3 | 2 | P3 | 2 | P3 | 2 | P3 |
|  | 2 | T | 2 | T | 2 | T | 2 | T | 2 | T |
| CLERICAL/SUPPORT | 2 | P1 | 2 | P1 | 1 | P1 | 1 | P1 | 1 | P1 |
| TOTAL | 25 |  | 25 |  | 22 |  | 20 |  | 20 |  |
| SOURCE IDENTIFIERS* |  |  |  |  |  |  |
| P - PRIME OFFEROR |  | 1 - INCUMBENT WORKFORCE |  |  |  |  |  |  |
| S - SUBCONTRACTOR/TEAM MEMBER | 2 - NEW HIRE - OUTSIDE COMPANY |  |  |  |  |  |  |
| T - TELECOMMUNICATIONS AFFILIATE | 3 - WITHIN COMPANY |  |  |  |  |  |  |  |

| PERSONNEL STAFFING PLAN - TEMPLATE |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Complete one form for each 2nd level WBS and for each summary level WBS for the Basic Contract Period |  |  |  |  |
| KICS PROPOSED STAFFING PLAN |
| BY WBS LEVEL, LABOR CATEGORY AND FISCAL YEAR |
| WBS _____________________ |
| LABOR | _____GFY 04_____ | _____GFY 05____ | _____GFY 06_____ | _____GFY 07_____ | _____GFY 08_____ |
| CATEGORY | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* | H/C | SOURCE* |
| MANAGEMENT/SUPERVISION |  |  |  |  |  |  |  |  |  |  |
| PROFESSIONAL/ADMN |  |  |  |  |  |  |  |  |  |  |
| SCIENTIFIC/ENGINEERING |  |  |  |  |  |  |  |  |  |  |
| TECHNICAL |  |  |  |  |  |  |  |  |  |  |
| CLERICAL/SUPPORT |  |  |  |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |  |  |
| SOURCE IDENTIFIERS* |  |  |  |  |  |  |
| P - PRIME OFFEROR |  | 1 - INCUMBENT WORKFORCE |  |  |  |  |  |  |
| S - SUBCONTRACTOR/TEAM MEMBER | 2 - NEW HIRE - OUTSIDE COMPANY |  |  |  |  |  |  |
| T - TELECOMMUNICATIONS AFFILIATE | 3 - WITHIN COMPANY |  |  |  |  |  |  |  |

KEY PERSONNEL AND POSITIONS DESCRIPTION

(Complete one for each proposed key person.  The following minimum information for each key person shall not exceed two pages and does not count towards the page limitation).

- Proposed Position Title and Organizational Element

- Reason for selecting this as a key position

- Name of Proposed Person

- Education

  - Degrees, dates, majors, school

  - Other education or training and dates

  - Certifications or professional designations (Locations)

- Proposed assignment and responsibilities

- Current position and beginning date

- Current significant responsibilities or projects

- Previous positions (last five years)

  - Firm and period of employment

  - Significant experience

  - Specific projects

- Professional activities and achievements (awards, publications, professional societies)

- Unique qualifications. Summarize any relevant, unique experience, education or personal characteristics, which may not be evident from the above information (include experience with labor management relations, if any).

- List two professional references (name, phone number, address) outside the company.

L.13  (KICS) COST FACTOR (COST/PRICE PROPOSAL INSTRUCTIONS)

## A.  GENERAL INSTRUCTIONS.

The cost proposal will encompass all costs associated with the requirements of the contemplated contract and will comply with applicable FAR, NFS, and governing statutory requirements.  The contract will be subject to the Service Contract Act of 1965, as amended.  It is contemplated that a single contract with the following pricing structure will be awarded as a result of this RFP.

Period of

Description       _____ __    	      Performance_

90-day Phase-In Period (Not-to-Exceed, Cost Basis)  1/1/04  - 3/31/04

Basic Requirements (Cost Plus Award Fee)

GFY 04 (6 months)	 4/1/04 – 9/30/04

GFY 05	 10/1/04 – 9/30/05

GFY 06	 10/1/05 – 9/30/06

GFY 07	 10/1/06 – 9/30/07

GFY 08	 10/1/07 – 9/30/08

IDIQ – Catalog of Services (Fixed Price/Hour)	 4/1/04  –  9/30/08

Costs or Pricing Information.  Offerors are exempt from the requirements of submission or certification of cost or pricing data, as defined in FAR 15.401, however, information other than cost or pricing data will be required to allow for evaluation of cost realism and reasonableness.

## B.  SPECIFIC INSTRUCTIONS.

Following is the specific format requested for submittal of cost and pricing information.  In preparing the cost proposal, the RFP specified format is required for summary level information; however, the Offeror’s own cost model, structure and format may be used for submitting supporting information.  These instructions, including the requirements for detailed cost and substantiation information, are equally applicable to all subcontractors and all principals in joint ventures and teaming arrangements, whose contract is cost reimbursable.

Offerors are required to submit one hard copy and one electronic copy of the cost proposal directly to the audit office identified in the cover page of the cost proposal concurrent with submittal of the proposal to NASA.

Cover Page.  Provide the following information on the cover page of the cost proposal:

- Solicitation number

- Name, address, and telephone number of Offeror

- Name, title and telephone number of Offeror’s point of contact

- Type of contract, place(s) and period(s) of performance

- The total proposed amount for the Phase-In, Basic Period and Catalog of Services at the Best Estimated Quantities and Other Direct Cost

- Name, address, telephone and fax number of the cognizant contract administration office and audit office

- Name, title and signature of authorized representative of the company, and date of submission.

To the extent applicable to its proposal, each Offeror will include the following forms in its cost proposal.  The Offeror may resize the forms to better fit the proposal package but must adhere to the format designs provided, unless otherwise noted in these instructions. Electronic copies of all forms to be completed are included in the RFP Attachments.

Form

Identifier	                                        TITLE

A				Summary of Total Estimated Cost and Fee

B			  	IDIQ – Catalog of Services

The cost forms included herein are structured on a Government Fiscal Year (GFY) basis (October 1 through September 30).  The forms are designed to provide information necessary to evaluate all proposals on a uniform and consistent basis.  Offerors are requested to classify and propose cost elements in the specified format.

## C.  FORMS INSTRUCTIONS

(1) Form A  - Summary of Total Estimated Cost and Fee - Summarize by Government Fiscal Year, the proposed cost and fee by element of cost for each performance period as indicated on the form.  Reconcile the totals with the amounts on the proposal cover sheet and supporting cost proposal forms.

## SUPPORTING INFORMATION REQUIREMENTS.

Offerors are requested to summarize the proposed costs requested on the cost proposal form and attach detailed information, as described below, and presented in the Offeror's own format, which supports the various sub-elements of the cost proposed on the form.   A reference column has been formatted on the proposal form for the Offeror to use to identify the supporting information for each cost element.  All pricing and estimating techniques, cost development and computations should be clearly displayed, and should support the proposed cost in such a manner that audit and computation can be readily accomplished.  Information submitted in electronic format should display all formulas used to calculate the cost.  Ensure that the amounts in the detail cost information reconcile with the costs on Form A.

Phase-In.  A phase-in period between award and initiation of the basic contract period of performance is anticipated.  The projected phase-in will be for a period not to exceed 90 calendar days with an anticipated start date of January 1, 2004.  In consonance with section H-20 (Phase-In Period), the activities will be accomplished on a cost-reimbursable, non-fee-bearing basis, not to exceed the proposed amount.  Attach details supporting the development of the estimated cost.

Basic Requirements. Submit information supporting the estimated cost in each GFY for the cost elements on the Form A.

- Direct Labor Hours and Cost.  Information required to support the Direct Labor Hours and cost shall include the following in each GFY:

(a)  List each labor classification in the proposed workforce and, for proposal purposes only, categorize the proposed staffing into the five homogeneous groupings described below.

# Category            ______  	      _______                         Description     ____________________

Management/Supervision		First level supervisor and above

Professional/Administrative	Classifications primarily concerned with financial or management, human relations, contract administration, accounting, legal

Scientific/Engineering		Classifications requiring a technical degree (minimum

Bachelor’s Degree) such as engineering, mathematics, Physics

Technical	Classifications requiring technical (non-degreed) training or expertise in support of professional, scientific or engineering disciplines, such as Technicians, Drafters, Planning and Systems specialists

Clerical/Support	Clerical, secretarial and support classifications, such as secretary, personnel clerk

(b) Display the straight time and overtime productive labor hours, total hours, straight time and overtime hourly rates and extended total straight time and overtime cost for each individual job classification. (Note - For proposal purposes, the cost of non-productive time is to be classified as a labor burden expense).  Include planned wage increases throughout the period of performance for personnel who are Exempt and Non-Exempt from the Service Contract Act.

(c)  Indicate the number of work year equivalents in each labor classification for Exempt (EX) and Non-exempt (NE) personnel.   For Non-exempt classifications that are represented by a union, also indicate an alphabetic identifier of the union. Submit narrative explaining how the work year equivalents in the Cost Proposal reconcile with the staffing plan submitted in the Mission Suitability Proposal.

- Include in the supporting information, the rationale and methodology used for labor rate development, including escalation assumptions, differential payments for multi-shift or non-standard workweek schedules, and planned usage of incumbent personnel versus new hires.  Demonstrate compliance with the applicable Department of Labor Wage Determination relating to wages and applicable collective bargaining agreement(s).

- Labor Burden Cost – Submit information which supports the labor burden cost in each GFY, showing the composition of each burden expense pool and the indirect rate development based on the Offeror’s fiscal year and in accordance with its normal, disclosed and/or approved estimating and accounting practices.  Explain the method of allocating the cost to the KICS contract.  Submit a reconciliation of the Offeror’s Fiscal Year rate(s) with the rate(s) used in projecting costs by Government Fiscal Year.  For proposal purposes, classify the following labor related expense elements as Labor Burden Cost.  Include supporting information that demonstrates compliance with health and welfare payments required by the Service Contract Act and collective bargaining agreement(s).

(a) Payroll additives will include the costs of Federal Insurance Contributions Act (FICA), Federal and State Unemployment Insurance (FUTA/SUTA), Workers' Compensation Insurance and other types of payments required by law or regulation.

(b) Fringe benefits will include the cost of health and life insurance, pension, retirement and savings plans, and other employee fringe benefits.  Explain the development of each proposed element of fringe benefits cost, including escalation, participation assumptions, and employer/employee cost sharing ratios.  If incumbent contractor employees are planned to be utilized on the contract, demonstrate the comparability in value to the employees, of proposed fringe benefits to those currently being received by the employees.

(c) Non-productive labor will include the cost of all compensated leave.  Summarize the cost, and attach supplemental data that quantifies by element (e.g., vacations, holidays, sick leave and other paid absences) the priced non-productive hours per year.

(d) Other labor-related burdens - list as applicable.

- Supplies, Materials & Equipment Cost.   Include the cost in each GFY of supplies, materials and equipment planned to be charged direct and dedicated for use on this contract.   Include in supporting information, the type(s), quantity, unit cost, basis of estimate, planned source, and method(s) of acquisition (lease or purchase) for all proposed equipment purchases.  The contractor will be required to provide sustaining and technology refreshment of system equipment during the period of performance.  Ensure that the replacement schedules for all equipment reflected in the cost proposal are in consonance with the approach described in the mission suitability proposal.

- Subcontract Cost.   Identify the planned source(s) of services that will be obtained from subcontractors and other outside sources, the type of subcontract contemplated, and the estimated amount in each GFY.  A separate and complete cost proposal package, including detailed cost information, is required from each team member and subcontractor whose contract is cost-reimbursable.  Prime Offerors are required to conduct cost or price analyses to establish the reasonableness of the proposed subcontract amounts and include the results of these analyses in the supporting information.

- Other Direct Costs.  Identify the type and amount in each GFY of other direct costs to be charged directly to the contemplated contract.  The KICS contractor personnel may be required to travel to various shuttle landing sites and other remote locations during contract performance, however, the nature and quantity of travel would not be expected to vary with the Offeror’s planned approach to performing the work.  For proposal preparation and evaluation purposes, Offerors should include in the proposed Other Direct Costs, the Government estimate for travel costs of $ 175,000 in GFY04 (6 months), $362,250 in GFY05 and assume an annual escalation rate of 3.5% for GFY’s 06-08.  Also, identify the type and amount of other items that will be required during contract performance, such as the cost of training, licenses and certifications, relocation, recruitment, vehicles, and any other direct cost items.  Include a brief description of the items, quantities, unit costs, basis of estimate, geographical locations, and other descriptive data pertaining to the items.

- Overhead and General &Administrative (G&A).  Support the proposed amount in each GFY by displaying the composition of each Overhead pool (e.g. local, division, and home office overheads, procurement and material handling, service centers and other overhead pools) and G&A pool (e.g. corporate home office or segment/division expense pools) and the indirect rate developed, based on the Offeror’s fiscal year and in accordance with its normal, disclosed and/or approved estimating and accounting practices.    List the elements of each pool, amount of each element, base, rate, and method of allocating the cost to the KICS contract.  Submit a reconciliation of the Offeror’s Fiscal Year rate(s) with the rate(s) used in projecting costs by Government Fiscal Year.  For each pool, disclose the expense pool amount, distribution base and indirect rate for the two most recently completed fiscal years.

- Form CASB-CMF - Contract Facilities Capital and Cost of Money.  If claimed, the Offeror must compute contract facilities capital cost of money on DD Form 1861, based on factors developed on Form CASB-CMF in accordance with Cost Accounting Standard 414, and enter the proposed cost on the applicable form(s).  In view of the policy stated in NFS 1815.404-471-5 to reduce fee/profit objectives, for imputed facilities capital cost of money, Offerors may elect to forego the development of facilities capital cost of money and attendant profit/fee objective reduction. If this approach is elected by the successful Offeror, the clause in FAR 52.215-17 (Waiver of Facilities Capital Cost of Money, Oct. 1997) will be included in the resultant contract.

- Fee.  This work package supplement is utilizing NASA’s Set Fee Initiative.  The goal of this initiative is to assure that sufficient fee is available to operate as an effective incentive to ensure excellent performance at a reasonable cost.    Offerors are encouraged to use the NASA Structured Approach for determining the proposed fee (NASA Form 634 and accompanying guidelines).   However, an award fee/performance fee pool of less than 6% (calculated as a percentage of estimated cost) may indicate a lack of corporate commitment and may not be sufficient to incentivize excellent performance.

(2)  Form B:  IDIQ  - Catalog of Services

PWS section 5.0 contains a requirement for additional support services to be furnished on an Indefinite Delivery, Indefinite Quantity basis by the issuance of task orders at any time during contract performance and in accordance with the procedures set forth in section H-4.  The best estimated quantities of each service are shown below.  For proposal preparation and selection purposes, Offerors should assume the following number of productive hours will be ordered by the Government via task orders in each year of contract performance.

GFY 04   	GFY’s 05-08

Services               	(6 mos.)	   Per Year

System Administrator Services     	3,700		    7,400

Help Desk Services		       	8,325		  16,650

System Engineering Services	       	6,475	  	  12,950

Subsystem Engineering Services   	3,700	    	    7,400

Total Hours			          22,200	  	  44,400

Prime offerors will submit a Form B specifying the number of hours/year above, the fixed price per hour and the extended amount.  The proposed prices in each year should include all direct costs, including subcontractor costs, applicable indirect costs and anticipated profit.  The resultant fully burdened labor rate will be incorporated into the contract Section B.2.  Offerors should support the reasonableness of the proposed prices by including details of the labor rate development, the labor classifications in the skill mix, and the minimum experience and training requirements for each service.  In addition to services, the KICS contractor may be required to procure other direct items, such as materials, supplies, equipment, and incur travel in support of the ID/IQ services to perform task orders.   For proposal preparation and evaluation purposes, the Offerors should include on Form B the government estimate of $175,000 in GFY04 (6 months), $362,250 in GFY05, and assume an annual escalation rate of 3.5% for GFY’s 06-08.

## D.  COMPUTERIZED INPUT INSTRUCTIONS.

In addition to the requirements outlined in the paragraphs above, Offerors are required to submit cost proposal information in electronic format on CD-ROM, as well as hard copy.  The cost proposal forms are published in Excel format on the KICS web site.   Each file is identified with a file name that corresponds to a specific cost proposal form.

Offerors may alter cost proposal formats if all proposed costs cannot be identified on the forms as currently configured, and may lengthen forms and adjust column widths, as appropriate.  If the cost proposal is prepared using an electronic cost model, each linked file or spreadsheet in the model should be identified by a brief descriptive title. Otherwise, the files are to be submitted using a uniform naming convention developed by the offeror that identifies the cost proposal form, contract period, and GFY (if applicable).  Offerors are also required to submit all supporting data to the cost proposal forms on CD-ROM and may use formats and structure of their choosing.  The information must be accessible by the computer system and software packages named above, and files should follow the uniform naming convention.

E.  DISCLOSURES:

Offerors are required to submit the following information as an attachment to the Cost Proposal.

(1)  Accounting System Disclosures  A pre-award accounting system survey may be made to determine the adequacy and suitability of the Offeror's accounting system to properly accumulate and report contract performance cost data.  The prime and all subcontractors, whose contract will be cost reimbursable, are required to disclose details of any prior accounting system examinations that have been performed, state whether or not the accounting system was found adequate, the survey date, and the name of the audit office or contract administration office that conducted the survey.   Disclose if the proposed accounting system is currently in full operation, and if not, the anticipated date on which the survey may be conducted.

(2) Small Business Size Compliance.  Attach computations that demonstrate compliance with limitations on subcontracting in accordance with FAR 52.219-14(b)(1).

(3) Service Contract Act Compliance Disclosures.   The Service Contract Act of 1965, as amended, is applicable to the KICS contract.  The Department of Labor Wage Determination is contained in RFP Attachment J-6.  Offerors are required to submit a total compensation plan, which demonstrates compliance with the wage rates and fringe benefits stipulated in the Wage Determination and disclosure requirements of NFS 18-52.231-71 “Determination of Compensation Reasonableness” and FAR 52.222-46 “Evaluation of Compensation for Professional Employees.”

# L.16 (KICS) PROPOSAL MARKING AND DELIVERY

There are no special instructions for hand delivered proposals for the KICS work package.  The proposal receipt address listed in Block 7 of the SF33 is located outside of the secure area.

Kennedy Integrated Communication Service (KICS)

Supplemental Proposal Instruction

Section M

M.2   (KICS) RELATIVE IMPORTANCE OF EVALUATION FACTORS

All evaluation factors other than cost or price, when combined, are approximately equal to the cost factor. The past performance factor is less important than the mission suitability factor.

M.3  (KICS) MISSION SUITABILITY PROPOSAL (MISSION SUITABILITY FACTOR)

The Mission Suitability Factor includes the following sub-factors:

- Technical Approach

- Management Approach

- Safety and Health Plans

The evaluation of the Mission Suitability Factor will consider the excellence of the proposed technical and management approach to meeting the total requirements of the RFP, understanding of the total requirements of the RFP, and the ability to perform as proposed on the contract.  The Mission Suitability Factor and its supporting subfactors will be assigned adjective ratings, numerically weighted, and scored.  Cost realism, or the lack thereof, will be considered in evaluating Mission Suitability, as an indicator of the offeror’s understanding of the requirement.

The Government reserves the right to capture any proposed technical performance capabilities above those specified in the RFP or proposed approaches to meet contract requirements that have value to the Government and are considered proposal strengths.

The Government will consider risks associated with cost, schedule, and technical/management performance in determining strengths and weaknesses.

The evaluation criteria for the Mission Suitability factor and its supporting sub-factors are set forth below:

(Sub-factor S-1)  Technical Approach

The government will evaluate the offeror’s approach for meeting all the requirements of this RFP.  The government will evaluate the offeror’s demonstrated understanding of KSC ground communication systems.  The proposed staffing level and skill mix will be assessed to ensure the contract requirements can be met.  The offeror’s approach to respond to and implement diverse, dynamic and late changing requirements and priorities and effectively interface with multiple customers and associate contractors will be evaluated. The government will consider the following as part of the evaluation:

- Operation of Current Systems

- Improving Current Systems and Service Levels

- Proactive Interfacing and Integration with Others

- Future Initiative Efforts

- ID/IQ Catalog of Services

###### Operation of Current Systems

The offeror’s demonstrated understanding of the existing work base and the tasks necessary to provide the support and services identified in attachment J-1 sections 1.0 and 4.0 will be evaluated.  This evaluation will consider the offeror’s approach to meeting the requirements in attachment J-1 sections 1.0 and 4.0 with respect to: technical processes and procedures; understanding of key elements of existing systems; unique requirements related to KSC; approach to meeting customer needs; application of innovative solutions; methods for addressing the size of the KSC installation (space and personnel); operations, maintenance and sustaining methodologies and philosophies.

###### Improving Current Systems and Service Levels

The offeror’s demonstrated understanding and knowledge of the goals identified and the areas discussed in attachment J-1 sections 1.0 and 4.0 will be evaluated.

The offeror’s approach to the following will be evaluated: how technical alternatives are developed, understanding of technology life-cycle, understanding of design lifecycles, understanding of successful technology deployment methodologies, understanding of diverse team compositions, understanding and knowledge of the communications end-to-end requirements management and satisfaction process.

The offeror’s proposed processes to capture, define, allocate and verify the technical requirements for communication system support will be evaluated. The offeror’s proposed methods to identify and meet customer requirements will be evaluated.  The government will consider the offeror’s proposed methods and processes to meet operational requirements while advancing system capabilities and support levels.

The offeror’s approach to providing visibility and insight into the configuration and availability of all supported or provided systems and services will be evaluated.

The offeror’s approach to identifying and understanding system performance trends and technology issues within the communications infrastructure will be evaluated.  This approach shall address methods to analyze system lifecycles to assure that problem root causes are addressed, resolved and brought to closure.

The offeror’s approach to innovatively and proactively analyzing system and service lifecycles, including replacement of inefficient and obsolete systems, will be evaluated.

###### Proactive Interfacing and Integration with Others

The offeror’s approach and understanding of the technical interfaces and interdependencies with other government and contractor communication systems, as well as the proposed plans to ensure successful interaction, will be evaluated.  This evaluation will consider the offeror’s understanding of the needs associated with technical and organizational dependencies across identified KICS interface points.

###### Future Initiative Efforts

The offeror’s approach to, understanding of, and commitment to the KSC Vision, as identified in attachment J-1, section 1.0 will be evaluated.  The evaluation will consider the approach for discovering and evaluating new technologies related to KSC needs, inserting new technologies into KSC and the customer base, integrating long term cost management into technology management, estimating likelihood for success, identifying key elements of success and achieving solutions to important and challenging issues.

###### Technical Staffing

The offeror’s proposed technical staffing approach reflected in WBS Staffing Plan, Narrative Staffing Plan and Key Personnel and Position Descriptions (including all major subcontractors, team members and telecom affiliates) will be evaluated for its ability to meet or exceed the communications systems requirements identified in the sections 1.0, 3.0, 4.0, 5.0 and 8.0.

###### ID/IQ Catalog of Services

The offeror’s proposed skill mix for ID/IQ will be evaluated for it’s ability to provide the appropriate skills and to meet the requirements of attachment J-1, section 5.0 and the application of technology migration and infrastructure upgrade initiatives at KSC described in J-1 section 1.0.

Mission Suitability Scenarios

The mission suitability scenarios will be evaluated with respect to the technical approaches for completeness in any/all of the mission suitability subfactors.  These responses to the scenarios will be evaluated with respect to the capabilities described in the mission suitability proposal for the requirements in attachment J-1.

(Subfactor S-2)  Management Approach

The offeror’s approach for meeting the Management Requirements of the RFP will be evaluated.  This includes the ability, effectiveness and efficiency of the team tasked to provide the functions outlined in the PWS and the approach for the implementation and integration of management functions and systems across the KICS.  Any corporate resources discussed will evaluated on their relevance, potential value, conditions of their availability, and considerations of priorities.

Clarity, appropriateness, and effectiveness of lines of communication, responsibilities, and authorities among the team members will be evaluated.

The approach to manage and accommodate changes and fluctuations in support level requirements based upon operational and intuitional considerations will be evaluated.  The value of innovations that enhance the satisfaction of contractual requirements will be assessed.

The ability to accommodate and encourage innovation and process improvement will be evaluated.

Specific areas to be addressed include:

- Business Management

- Financial Management

- Contract Award Fee Approach

- Total Compensation

- Phase In

- Response to Evaluation Scenarios

- Future Initiative Efforts

- Telecom Affiliation Approach

Business Management:

The offeror’s approach to managing the entire contract will be evaluated.  The government will consider the offeror’s management approach, including: processes, techniques, business practices or work plans which satisfies the contract requirements; how the overall management approach reflects upon customer satisfaction and the overall goal of improving products and services and modernizing the KSC infrastructure; strategies, division of responsibility, internal controls; and how the proposed management approach will assure timely response and action on requests to work problems and provide new service as required.

The proposed methods and processes for managing financial, technical, schedule, and obsolescence risk will be evaluated.

The proposed organizational structure will be evaluated, including the organization chart, identified key personnel (Key Personnel and Position Description) and identified key interfaces between the contractor, subcontractor and the government.  These interfaces will be evaluated for: flexibility, timeliness and adaptability in responding to new requirements, multiple programs, KSC business processes, customer satisfaction, and new technology to address the needs of a dynamic and technologically evolving customer base.  The government will consider the offeror’s integration approach for KSC customers, subcontractors, affiliates, and team members.

The Offeror-proposed performance evaluation methods, metrics and management tools will be evaluated for their ability to communicate contract performance to the government.

The approach and systems for ensuring customer satisfaction, both to the end customer and the contractors managing organization, will be evaluated.  Elements to be evaluated include, but are not limited to: how customer satisfaction is measured, processes to assure viable solutions are created and implemented, how customer experiences with the contractor are collected and managed, how early identification and implementation of new requirements, services and technologies will be implemented and managed.

The approach for staffing daily support, resource leveling, off shift coverage and unplanned contingency staffing in their business support plans,WBS Staffing Plans and reflected in the Narrative Staffing Plan will be evaluated for completeness and capability to provide communication services for multiple program schedule dynamics.  The approach should address the staffing and retention of experienced personnel throughout contract duration. The Offeror’s staffing plan reflecting support for the sample KSC mixed fleet 5 year program schedule (reference bidder’s library) will be evaluated for appropriateness and capability to address requirements.

###### Financial Management

Proposed financial management system, structure, and capabilities will be evaluated for completeness with respect to interfaces, timeliness and appropriateness

###### Contract Award Fee Approach

The offeror’s proposed approach to award fee will be evaluated to assure it appropriately incentivises excellence of performance, corporate commitment, partner involvement, customer satisfaction and cost management.

###### Total Compensation

Proposed approach for salaries and benefits for all contract related personnel will be evaluated to assure that the compensation structure is sufficient to assure the development and retention of a highly skilled, competent and motivated work force and adherence to identified FAR 52.222-46, Evaluation of Compensation for Professional Employees and NFS 1852.231-71, Determination of Compensation Reasonableness.

# Review and Meeting Support

The offeror’s approach to review and meeting support (reference PWS Tables 2.1 and 2.2) will be evaluated to ensure an understanding of the coordination necessary to maintain adequate communication services to the various KSC customers.

# Outage Management

The offeror’s approach to communication systems outage management will be evaluated to ensure an understanding of the systems and processes necessary to maintain effective outage processing.  The offeror’s approach to outage identification, scheduling, coordination, approval, and execution will be evaluated.  The offeror’s approach to ensuring communication service outages are kept to a minimum and are conducted during periods of non-critical program or center processing will be evaluated.  The offeror’s approach to ensuring impacted parties are notified of outage extension will be evaluated.

# Configuration Management

The offeror’s approach to hardware and software configuration management will be evaluated to ensure an understanding of the systems and processes necessary to maintain configuration control.  The offeror’s processes for maintaining “as-built” documentation, engineering drawings, and databases will be evaluated.  The offeror’s process for making configuration management data available to the government will be evaluated for its ease of access and level of availability.  The offeror’s approach to implementation of the configuration control board process will be evaluated as it pertains to receipt, evaluation, prioritization, tracking, and implementation of communications systems configuration control.

# Quality Management

The offeror’s approach to quality management will be evaluated to ensure an understanding of the systems and processes necessary to maintain quality communication services.  The offeror’s approach to ensuring customer satisfaction will be evaluated.  The offeror’s approach to continuously improve communication services will be evaluated.  The offeror’s plan for becoming ISO 9001-2000 certified and maintaining its certification will be evaluated.  The offeror’s approach to assisting NASA personnel in its inspections, verifications, and evaluations of the offeror’s QMS will be evaluated.

The offeror’s approach to ensuring the government is notified of mission critical hardware/software anomalies, mishaps, incidents, and close calls will be evaluated.

The offeror’s approach to implementation of a reliability and maintainability program will be evaluated for its understanding of Agency and KSC requirements.

The offeror’s approach to work order processing will be evaluated for its understanding of documenting, controlling, authorizing, scheduling, executing, and reviewing all work performed on communication system hardware, software, and facilities.

Administrative Information Technology (IT)

The offeror’s approach to meeting the administrative IT system management requirements of the contract will be evaluated.  Specific elements to be evaluated include: compatibility of software, data and information transfer, minimizing user disruption for preventative maintenance and outages, technical refresh, and implementation of IT security measures.

###### Logistics

The Offeror’s approach to meeting the logistics management requirements of the contract will be evaluated.  Specific elements to be evaluated include: property receiving, tagging, inspection, control, storage, tracking and disposal, inventory management of equipment, spares, repair parts, supplies and materials, warehouse storage management, adequacy of transportation services and methods for calibrating test equipment.

###### Training and Certification of Personnel

The Offeror’s approach to managing the training and certification of personnel and meeting the training and certification requirements of the contract will be evaluated (DRD-TR-1).  Specific elements to be evaluated include: area access training, safety training, skills training, special certification training, systems training, use of on-the-job training, use of existing training resources, employee notification of training, and management of training records.

###### Phase In

Proposed approach and plan for Phase-in will be evaluated.  Elements to be evaluated include, but are not limited to: team methods and membership; approaches to ensure non-interruption of existing services and support; completeness of planning, innovative phase-in concepts, specific opportunities for improvement, Phase-in staffing; reasonableness of approach to assume existing contract responsibility; required interactions, as well as justification for these interactions with incumbent and NASA.

Identification of anticipated problems and issues, as well as associated techniques for mitigating these impacts, will also be evaluated.

###### Staffing Plan

The offeror’s proposed staffing approach (including all major subcontractors, team members and telecom affiliates), Key Personnel and Positions Descriptions, WBS Staffing Plan and Narrative Staffing Plan will be evaluated for its ability to meet or exceed the communications systems services, business processes and Vision identified in the PWS.   The Offeror’s methods of recruiting and hiring from the incumbent (including incumbent capture rate and basis), from existing sources, and from outside sources will be evaluated, as will its approach to staff for new requirements.

###### Telecom Affiliation Approach

The government will evaluate:

- Approach in determining the contract work that will be performed by the Telecom affiliate

- Resources, methods, tools and expertise that will be provided by that affiliate

- Level of involvement of the affiliate

- Extent to which the affiliation provides value to the government

- Extent to which the affiliation provides innovative, quality capabilities in accord with KSC needs

- Soundness, appropriateness and effectiveness of the relationship between the KICS Contract, its telecom affiliate, and its corporate entity, and how this might be leveraged to enable long term success of the KSC Communications Modernization Vision.

Mission Suitability Scenarios

The mission suitability scenarios will be evaluated with respect to the management approaches for completeness in any/all of the mission suitability subfactors.  These responses to the scenarios will be evaluated with respect to the capabilities described in the mission suitability proposal for the requirements in attachment J-1.

(Subfactor S-3)  Safety and Health Plans

The offeror’s proposed approach will be evaluated for adherence to the NASA safety hierarchy

- The public

- The astronauts

- The NASA workforce

- High value equipment and property

The proposed Safety and Health Plan will be evaluated for its demonstrated understanding of how occupational health, industrial safety, systems safety, operational safety, process safety, safety risk identification and assessment, reliability, maintainability quality assurance, mishap reporting, and external and internal reporting contribute to performance.

The Offeror’s approach to safety and health will be evaluated based upon:  proposed Safety and Health Plan, proposed Safety and Health Metrics; demonstration of safety and health communication to the work force; adherence to Safety and Health compliance requirements specified in the RFP; understanding of VPP compliance including understanding of the certification process; the degree to which these are integrated into management’s processes.

The government will also evaluate of the offeror’s understanding of Safety and Health compliance requirements, including Federal, State, Local, NASA Agency-wide, and installation specific policies, and procedures and how they are effectively implemented into the safety management approach.  The Safety and Health plan submitted in accordance with NFS 1852.223-70 (APR 2002) and NPG 8715.3, NASA Safety Manual, Appendix H will be evaluated.

Approach to implementing the safety and health requirements described in the PWS, including: operational safety at the assigned NASA facilities; industrial/occupational safety and health; system safety risk identification and assessments; mishap reporting; reliability and maintainability of equipment and facilities; safety and quality assurance of hardware, software and processes; process safety; external and internal reporting will be evaluated.

Mission Suitability Scenarios

The mission suitability scenarios will be evaluated with respect to the safety and mission assurance approaches for completeness in any/all of the mission suitability subfactors.  These responses to the scenarios will be evaluated with respect to the capabilities described in the mission suitability proposal for the requirements in attachment J-1.

M.5  (KICS) COST FACTOR (COST/PRICE EVALUATION FACTOR)

1. The Cost/Price Evaluation Factor is used to assess the reasonableness and cost realism of offers.  This factor is not numerically scored or weighted. The evaluation will be conducted in accordance with FAR 15.305(a)(1) and NFS 1815.305(a)(1)(B) and (C). Offerors should refer to FAR 15.401 for a definition of “cost realism” and to FAR 15.404-1(d) for a discussion of "cost realism analysis” and “probable cost”.  Both the proposed cost and the probable cost will be presented to the Source Selection Authority.

2. This factor is used to assess what each offeror's proposal is expected to cost the government, if selected for award.  Proposed costs are analyzed to determine the probable "cost of doing business" based upon the offeror's proposed approach.  Further, this analysis identifies and assesses the impact of features that cause a proposal to cost more or less than other proposals. The total proposed cost for the entire effort will be used to assess the overall proposed and probable cost to the government.

3.  Evaluation of the Cost Factor will include an assessment of the validity, realism and adequacy of the cost proposal and the probable cost that will be incurred in performance of the contract.  Cost differences among proposals and their probable causes, such as differences in business methods, operating procedures, and practices will also be evaluated.  In addition, proposal risk will be considered in the cost factor evaluation.  The analysis will also include the level of confidence in the probable cost assessment of each proposal. The offeror’s proposed costs will be evaluated to determine whether the costs are realistic for the work to be performed, whether they reflect an understanding of the requirements, and whether they are consistent with the various elements of the Mission Suitability proposal.

4.  For the purposes of proposal evaluation and source selection, the not to exceed cost of Phase-In, and the IDIQ catalog of services’ prices at best estimated quantities and other direct costs will be added to the cost and fee of the basic contract period of performance.  The difference between the total proposed and probable costs will be used to determine the mission suitability realism point adjustment.

M.6  MISSION SUITABILITY SUBFACTOR WEIGHTS

The Mission Suitability sub-factors will be evaluated to determine the relative merits of the Offeror's proposal.   In accordance with NFS 1815.304-70(b)(1), the Mission Suitability factor will be weighted and scored on a 1000-point scale.

The weights (points) associated with each Mission Suitability subfactor are as follows:

Management Approach 	500

Technical Approach	                             400

Safety, and Health Plans			100

TOTAL                                                          1000

The total Mission Suitability factor, and all subfactors, will be evaluated using the adjectival rating, definitions and percentile ranges at NFS 1815.305(a)(3)(A).

The maximum points available for each subfactor will be multiplied by the assessed percent for each subfactor to derive the score for the particular subfactor.  For example, if a subfactor has a possible 500 points and receives a percent rating of 80, then the score for the subfactor is 400 points.

Although Mission Suitability and Cost are separate factors, the proposed costs of the work may be a significant indicator of an Offeror's understanding and ability to perform the PWS requirements.  Therefore, the Mission Suitability score will be adjusted based on the degree of cost realism.  This will be done on a structured basis as follows:

In accordance with NFS 1815.305(a)(3)(B), a structured approach will be used to adjust an Offeror's overall Mission Suitability score based on the degree of cost realism.  The Mission Suitability score adjustment will be based on the percentage difference between proposed and probable costs (as defined for the Cost Factor).  The following Mission Suitability cost realism point adjustment shall apply to this acquisition:

| Percentage Difference between Proposed and Probable Cost | Point Adjustment |
| --- | --- |
| +/- 5 percent | 0 |
| +/- 6 to 10 percent | -50 |
| +/- 11 to 15 percent | -100 |
| +/- 16 to 20 percent | -150 |
| +/- 21 to 30 | -200 |
| +/- more than 30 percent | -300 |

Percentage differences will be rounded to the nearest whole percentage point.