NuMI-L-634

May 9, 2000

Far Detector Checkout and Commissioning:

Facilities and Procedures (WBS 2.4)

D. Ayres, W. Miller

Version 1.3

OUTLINE

- Electronics systems

  - Relay racks, electronics crates and components

  - MUX boxes

  - Light flasher boxes

  - Detector control system

  - Storage at Soudan

- Cabling and cable trays

  - Fiber optics on detector

  - Networking, low and high voltage, signal lines,

  - Location of cable trays

- Plane checkout and commissioning procedures

  - If final electronics is operational

  - Wire source scan with stand-alone electronics

- Magnet Coils

  - Coil components

  - Installation

  - Commissioning

5. Magnetic monitoring equipment

  - Installation

  - Commissioning

- Work areas for detector control and computing

  - Counting house

  - Control room

  - Surface

1. Electronics systems (WBS 2.2 and 2.3)

The material in this section will eventually be combined with the material in NuMI-L-591, “Crate and Cable Layout for the MINOS Far Detector,” by Rob Plunkett.  Much of the material in that note is summarized here.

1.1 Relay racks, electronics crates and components

Approximately one hundred electronics racks must be assembled, with components installed and tested, to control, monitor and read out both supermodules.  As soon as we have beneficial occupancy of the MINOS Hall we need to begin rack installation.  After the first front-end racks are installed, additional ones can be added as installation proceeds, but most of the mid-level racks for the first supermodule will need to be installed at the start of the installation period.

- Front-end racks

Each front-end rack contains 8 MUX boxes with front-end electronics boards (VFBs).  Low and high voltage power cables for these racks are run in horizontal and vertical cable trays from the mid-level racks.  The only AC power needed in the front-end racks is 120 V for smoke detectors.  The components in each rack use up about 47” of the 70” available vertical space.  The MUX boxes will have been bench tested after delivery to Soudan and are ready to be mounted in the racks.  The front-end VFBs are pre-tested before shipment.  They are mounted on standoffs on the sides of the MUX boxes, after they are installed in the racks.  Once the electronics is in place, signal and low voltage cables are connected.  A small metal Faraday cage is installed over each VFB to eliminate potential rf noise pick-up.  Each Faraday cage is grounded only through its low and high voltage cables.  Each MUX box chassis is isolated from all other grounds.

- Front-end electronics

Once a new VFB is connected, the electronics chain is tested with charge-injection events. Then tests are run using signals from the MUX-box PMTs, to make sure the dynode signals are getting through, that the thresholds are reasonable, that the tubes aren’t too noisy. The electronics-only portion would use a special operating mode of the DAQ system and would take about 1-2 hour. A minecrew electronics technician could eventually do the tests, but initially they will be done by physicists/students assisted by a technician.

Additional information to be supplied by electronics task

- High Voltage racks

Each mid-level High Voltage rack holds a LeCroy 1440 mainframe and associated equipment, and there are 4 HV racks per supermodule.  Each mainframe can hold up to 16 cards, each with 16 separate computer controllable channels.  Each mainframe will have up to 256 HV cables coming out the back and running to the MUX Boxes on the top and bottom levels.  They will run down the cable tray in the middle level in Z and the run up/down to the appropriate front-end rack.  HV cables will not run in the same tray as fiber optics.  All LeCroy 1440 mainframes and HV boards will be tested and certified by Fermilab.  It will take about 12 man-hours to check out one supermodule’s worth of HV racks.  It will take about 1 man-hour/plane to cable and test each MUX box. A freestanding Sola power-conditioning transformer, with 208 V input, provides the AC power for each HV rack.

- VME racks

Each VME-crate rack contains a VME readout crate, magnet monitor PCs, a light flasher unit and rack protection chassis. The low-voltage power supplies for each pair of VME racks are contained in a separate rack, each requiring about 3000 W of input power.  There are four VME-crate racks and two power supply racks on each side of each supermodule.  All VME racks for a supermodule must be installed before its detector planes can be read out.  Special analog signal cables between the VME crates and the front-end electronics must be as short as possible. The VME power supply racks also provide low voltage power cables for the front-end racks.  To minimize the distance between the VME and front-end racks, there will be a hole cut in the floor next to each front-end rack and a vertical cable tray will be provided.

- Auxiliary racks

Trigger crates, DAQ computer, GPS and clock systems will be located in racks on the mid-level walkways or the control room.  The location and specifications of the control room have not yet been finalized (see Section 6 below).

Insert here additional rack drawings, including population of each rack

1.2 MUX boxes

MUX boxes arrive at Soudan at the rate of about 25 boxes/month.  Each box is opened up for a visual inspection, and then tested for light leaks and the presence of a dynode-out signal.  This will take about 1.5 man-hours per box.  Once a box has been tested it is placed into a front-end rack and is then ready to be cabled up.

1.3 Light flasher boxes

There are 16 rack-mounted boxes, 4 on each side of each supermodule (in the VME-crate racks).  Flasher boxes are delivered to Soudan at a rate of one/month and are installed on arrival.  A bundle of twenty optical fibers runs from each side of each plane to the associated flasher box.  A total of 1200 optical fibers runs from each flasher box to detector modules.  The checkout procedure for the light flasher boxes at Soudan has not yet been specified.

1.4 Detector Control System (DCS)

This section will list components and delivery schedules, summarize checkout procedures and installation-time estimates, and describe what is in each relay rack.

1.5 Storage

Our original plan was to store all electronics, cables, MUX boxes, racks etc. in the northeast bay of the mezzanine in the Soudan 2 Hall.  It is now likely that the entire mezzanine will be needed for scintillator module storage.  We now plan to store electronics components in the electronics work area (old Soudan 2 cleanroom) and to store other components on the large steel storage rack, which will be moved from the Soudan 2 Hall into the south end of the MINOS Hall.  This seems like a better location anyway, as it is closer to the detector where the installation will take place.

2. Cabling and cable trays

2.1 Fiber optics cabling

- Scintillator modules to MUX boxes

The clear fibers running from the scintillator modules to the MUX have their own special cable trays that support the fibers in Z. Additional strain relief for the cables is provided at the MUX boxes.  The upper-level trays are mounted to angle brackets that also hold the safety guard rails.  The exact width of this cable tray will be determined after completion of prototype work at Fermilab in May 2000.  The bottom-level clear-fiber cable trays have not yet been designed but will be similar to the top ones, supported by brackets coming off the detector support structure. The Z-distance between front-end racks is 6 ft. The clear fibers are contained in fire-resistant and light-tight plastic tubes (“conduits”).  These tubes are installed on the outer periphery of each plane while it is on the strongback, before it is mounted on the detector.  It is critical that the fibers are not bent past the minimum bend radius of 12 cm during installation.  The cables must be carefully uncoiled and restrained as they are fed through the cable tray to the MUX boxes.

- Light flasher

The flasher system has two sets of 20 fibers coming from each side of each detector plane.  These fibers enter the mid-level cable tray on the side closest to the detector (also used for scintillator-to-MUX cables) and run in Z to the mid-level flasher boxes.  These cables must also be handled carefully to maintain the minimum bend radii.  Each flasher box also provides LED signals to PIN diodes via two fiber optics cables to each MUX-box VFB board.  Flasher system communication uses RS485 daisy-chained serial lines connecting all boxes, or alternatively, they may use the DCS LAN and an Ethernet-to-RS485 adapter for each flasher box.

- Fiber optics cable trays

The fiber optics cable tray, used for supporting the Z runs of scintillator-module to MUX-box cables, is shown in the following figure.

2.2 Networking, low and high voltage, signal lines

- Local Area Networks

There are three separate LANs and a PVIC network running around the detector, for DAQ, DCS and Internet access.  All cable trays will be of a hanging “T” style in the middle and lower levels.  All non-fiber cables are run on one side of these trays and the fiber optics cables on the other side.

- DAQ

Data from the VME crates are transferred to the Readout Coordinator PC in the control room on a PVIC network and from there to the trigger processors (also via PVIC).  The PVIC network cabling runs in a loop in the mid-level cable tray all the way around the detector and back to the control room.  The data are transferred through a (short) Ethernet LAN connection from the trigger processors to the nearby DAQ computer. During the first three months after beneficial occupancy the PVIC network and DAQ LAN cabling, along with most other infrastructure, will be installed, tested and debugged. The engineers and physicists who designed it will be responsible for installing and commissioning this system.

All front-end processors (ROPs) use the DCS LAN for diagnostic and network-time communications, but not for data transfer or control functions.

- Detector Control System

This is a separate LAN just for the DCS.  It will run in both the lower and middle level cable trays, with spurs up to the top level where needed.

- Internet

This LAN is used for outside access to the Internet.  We also use it for sending data from the control room for storage at Fermilab.  The Internet LAN is located in the lower and middle level cable trays, with spurs up to the upper level.  There will be numerous plug-ins located throughout both the Soudan 2 Hall and the MINOS Hall for laptops and other equipment.

- Telephones

We are currently installing a new telephone system at Soudan.  The main hub will be in the Soudan 2 Counting House. The system can accommodate 36 phones and a paging system, for both the Soudan 2 and MINOS Halls.  A conference call and video room will be located on the first floor of the Counting House. Video-conference facilities will be provided as soon as adequate bandwidth is available.  These cables will run in all lower and middle cables as needed.

- High Voltage

The HV cables run from the HV racks located in the middle level to the MUX boxes located in the front-end racks on the upper and lower levels.  The upper-level cables run in Z on the cavern-wall side of the middle-level cable tray to the appropriate MUX boxes above.  They then run in small vertical cable trays running though holes cut in the upper deck.  The HV cables for the lower level MUX boxes drop through the floor in vertical cable trays located next to the HV racks.  From there, they run in Z on the cavern side of the cable tray until they get to the appropriate front-end racks. Each MUX box holds three PMTs, each with its own cable. There are 24 HV cables running to each front-end rack.

- Low Voltage

The LV cables run from the power supplies located in the VME racks on the middle level to the front-end racks above and below them.  They use the same routing and vertical cable trays as the HV cables.  Each front-end rack as its own vertical cables tray.  While the cable trays on the top layer have been planed out the path to the lower level racks has not been located yet.  There is a 0.25” diameter, shielded, 2- twisted-pair cable for each MUX box. Since each VME rack feeds 4 front-end racks (two upper and two lower), each containing 8 MUX boxes, there are 32 LV cables coming out of each VME rack.

- VME-crate to MUX-box data cables

A 1.25-inch wide digital-control ribbon cable transmits digital information from the front-end electronics, located on the side of each MUX box, to the appropriate VME rack on the middle level.  In addition, the VA-to-ADC analog cable (similar in size to RG-174) carries VA-chip data from the MUX box to the VME rack. Rack locations and cable-tray routes are carefully planned to minimize the lengths of these cables.  There is only one analog cable per MUX box, so 8 cables from each of the 4 front-end racks will feed into a single VME rack.  All low-voltage, digital-control and analog cables from a MUX box are installed in a single bundle to avoid ground loops.

- Location of cable trays

Cable-ray locations are shown in the following figure:

3. Plane checkout and commissioning procedures

As soon as a plane has been mounted to the detector it undergoes a series of short checks to ensure there is no major problem.  It can still be removed for repair until the next plane assembly begins on its strongback.  The first planes installed will have several hours (or more) of test time before they are closed up forever. After the half-rate installation period has started, the time window available to remove a plane for repair is expected to be about an hour.

Front-end, VME and DAQ racks will be installed before the first planes are mounted.  As soon as a plane is mounted, its axial-rod bolts installed and its strongback removed, all the flasher and clear fiber cables are uncoiled and plugged into the appropriate racks.  A first system test (for light leaks) is run at this point and the flasher system is used to check for broken fibers or other problems.  These checks require the final electronics system to be operational.

The scintillator and electronics groups will add details to this section.

4. Magnet Coils

Details of coil construction, installation and checkout will be provided by the steel and coils group.

- Coil components

- Installation

- Commissioning

5. Magnetic monitoring equipment

The steel and coils group will provide details of magnetic monitoring system assembly, installation and checkout.

- Installation

- Commissioning

6. Work areas for detector control and computing

- Counting house

The existing counting house in the Soudan 2 Hall consists of two floors.  The top floor houses the lunchroom facilities and has been remodeled to comfortably serve about 24 people per shift.  It has microwaves, toaster and pizza ovens and refrigerators. Individual workers bring their own food. The first floor of the counting house has two rooms, the largest of which holds the computers currently used for processing Soudan 2 data.  These computers, currently two PCs and four VAX workstations, can also be used to connect to the Internet and work on MINOS.  This room is also used for teleconferences and has a small conference table for 6-8 people. Videoconferences will be held here when the facilities are available.  The smaller room on this level is currently used for tape copying and archiving of Soudan 2 data.  It also houses all of the telephone and LAN equipment needed to communicate between the underground labs and the surface.  The communication uses the12-fiber optical data cable that is being installed in the shaft as part of the installation task.

- Control room

We currently plan to locate the control room on the observation platform above the assembly workstations, although other locations, such as the south-end storage area, are also under consideration. The observation platform has approximately 10' x 60' available for this purpose. The size and area of the control room have not yet been determined. This area on the observation platform can accommodate two or three small rooms, one for the control room and the rest for office space for the supervisors, coordinators and shift leaders.  These rooms will be insulated from the noise below.  The control room will house the computers for the DAQ, trigger farm and the detector control system.  It will also have three or four desks with PCs for shift physicists.  The installation crew will install these rooms after beneficial occupancy.

- Surface Building

The surface building will serve as both the steel-bundling facility and the receiving and shipping facility.  All UPS, FedEx and other freight will arrive at the surface building, which is located next to the Breitung Township Hall.  The building is owned by the township and rented to us under a 7-year lease.  The surface building office has a direct computer link to underground lab and to the database for tracking shipments and inventories.  The crew boss assigned to the day shift will also be responsible for maintaining office, kitchen, laboratory and sanitation supplies.  He is in direct contact with the University of Minnesota billing department that issues our POs and pays the bills. This crew boss is also responsible for coordinating and scheduling the preparation of large detector parts (steel bundles, scintillator crates, electronics cables, etc.) that are to be moved underground.

The surface building contains a lunchroom for people working on the surface.  These crews will also have a pickup truck or other vehicle for running between the headframe and the surface building and hauling small loads.  The large hauling truck will handle the steel bundles, scintillator boxes and pallets.  There is also a small shop for minor repairs to surface equipment as well as all tools, slings, etc. needed for moving material and equipment underground.

If it is needed, additional office space may be added on the mezzanine above the lunchroom and office area.  This area is currently designated for light storage.