HOV Pooled-Fund Study 2005 Annual Meeting

Project Proposal Form

| Project Title: Evaluation of Markings and Delineation for Project Number: 2 Concurrent Flow HOV Lanes |
| --- |
| Statement of Problem: Concurrent flow HOV lanes are the most common type of HOV lane design. Concurrent flow HOV Lanes may be listed as “buffer” and “no-buffer” separated. When HOV lanes are in operation on a part-time basis, restricting access is seldom practiced because motorists can become confused when the lanes are eligible to be used by all traffic. Concurrent flow HOV lanes appear like general purpose lanes, except where a different pavement marking or spacing may be used along with the corresponding signing, to indicate to motorists the part-time occupancy restriction requirement. Buffer separated HOV lanes have a designated separation between the HOV and general purpose lanes. This facility type restricts access to the HOV lane at designated locations where gaps in the buffer are marked and signed as ingress and egress points. As a result, buffer separated HOV lanes exist when occupancy restrictions are in place 24 hours a day. The use of wide buffer separation was initially employed on the El Monte Busway in 1976. The California DOT design standards require a four-feet wide buffer separating the HOV lane and the adjoining general purpose lanes. Typically, a no-buffer separated HOV lane is striped with a single broken white line or a single broken wide white line continuously with the general purpose lanes. A single solid wide white line can also be used where enter/exit movements are discouraged. For a buffer separated HOV lane, a double solid white or yellow line is general used where crossing is prohibited. There have been very limited efforts to quantitatively measures and evaluate pros and cons of having the two different marking patterns. Why can one pattern be used regardless the hours of operation? Why can a full-time facility have continuous access? What are the accident rates with different types of marking patterns? Elimination of the buffer may save right-of-way, and having continuous access may allow for more adequate weaving for vehicles exiting the HOV lane. However, would this increase HOV exposure to speed differentials and incidents in mainlines, increase weaving and merging movements due to easier ingress/egress, and increase violation rates? What design and enforcement issues should be considered? There are a wide variety of differences among states on how they each mark their concurrent flow HOV lanes. Research is needed to identify the pros and cons of the different types of marking patterns. Recommendations on how to improve markings on these facilities as well as identification of the best practice for uniform consistency are also needed. |
| Suggested Approach: This research will address the impact of different marking patterns on HOV facility operations, safety, and enforcement. Operational and safety data will be reviewed, quantitative measures will be developed; and case studies will be performed to evaluate the pros and cons of different types of markings for HOV lanes. Finally recommendations on markings for concurrent flow HOV facilities will be made. The suggested approach to the project include: Investigate agency standards and practice across the nation with respect to markings and delineation for concurrent flow HOV lanes Review relevant MUTCD sections and compare MUTCD standards to current agency practices Conduct surveys/study groups/focus groups to investigate and evaluate users’ understanding with various markings Define and develop quantitative measures and evaluation methodology Identify case study locations and perform data collection Conduct analysis and evaluation Develop recommended “best practice” Document study findings in a research report Identify and recommend research needs to advance this subject area |
| Products: A research report Outreach material (presentation and fact sheet) A white paper identifying research needs to advance this subject area |
| End Users (Product Customer): The intended audience of these products includes representative state DOTs, Metropolitan Planning Organizations, transit agencies, enforcement agencies and others having a role in the planning, design, management, operation, maintenance, and enforcement of HOV facilities Targeted end users of the report include designers and operators of HOV lanes, including state DOT’s, transit and police agencies, FHWA, FTA and other local and regional agencies involved in the planning, design and operation of HOV facilities. |
| Training, Outreach, and Distribution Plan: -Outreach and awareness as to the availability of the product through professional organizations. -Publicized through FHWA Divisions, Resource Centers and related program activities. -The handbook will be available via CD as well as traditional print format. |
| Rough Order of Magnitude Cost: Person Hours: Labor Cost: $ Direct Costs: $ Total Cost: $ 200,000 | Comments: -Direct costs include limited funding to accommodate any interaction and review of practitioners on the development of this product and to obtain any available information from agencies via interviews and on-site visits to support development of case studies. -Support initial distribution of limited number of copies to each State DOT. |
| In-Kind Support or Other Funding (Beyond SP&R): -FHWA and pooled fund participants technical support and project management in the development of the project proposal, scope and product development. |
| Suggested Schedule for Major Milestones: -16-20 months |
| Benefits: Outcomes will allow HOV designers, reviewers and operators to more effectively implement and operate HOV lanes in a safe manner. The results will also help planners and implementers to interrogate design and operational decisions and various levels in the regional, corridor and project-specific setting. Greater cost effectiveness and design should result. |

# Text boxes

##### Attachment 4