Silver Line Phase III

Boston, Massachusetts

(November 2003)

# Description

The Massachusetts Bay Transportation Authority (MBTA) is proposing to implement Phase III of the Silver Line BRT system, consisting of a tunnel connection between the existing South Station and New England Medical Center (NEMC) Station in downtown Boston.  This tunnel would provide an operational link connecting Phase I of the Silver Line, defined as the Washington Street Replacement Service between Dudley Square in Roxbury and downtown, and the Silver Line Phase II project which is currently under construction and which consists of a tunnel extending from South Station to the World Trade Center in the South Boston Waterfront combined with service to and from Logan International Airport.  Beginning at the new Silver Line platform at South Station being constructed as part of the Phase II effort, Phase III would follow below Essex and Tremont Streets and provide new connections between the existing Chinatown (Orange Line/Heavy Rail), Boylston (Green Line/Light Rail), and NEMC (Orange Line) Stations.

Continued development in Boston, including dramatic growth in the Waterfront area, has resulted in significant traffic congestion in the Phase III corridor.  The surrounding area has several roadways suffering from congestion throughout the day.  As a result, long delays occur, reducing transit travel speeds on existing surface bus routes operating within the corridor. The proposed project would provide a transportation alternative to these congested roads, while providing a one-seat ride between Roxbury and the growing South Boston Waterfront and improved access to destinations approximate to the rest of MBTA’s rail system.

| Summary Description |
| --- |
| Proposed Project: | Bus Rapid Transit |
|  | 1.0 Miles, 3 Stations (existing) |
| Total Capital Cost ($YOE): | $756.0 Million |
| Section 5309 New Starts Share ($YOE): | $378.0 Million (50%) |
| Annual Operating Cost (2010 $YOE): | $11.0 Million |
| Ridership Forecast (2025): | 148,700 Average Weekday Boardings |
|  | 9,600 Daily New Riders |
| Opening Year Ridership Forecast (2010): | 111,500 Average Weekday Boardings |
| FY 2005 Finance Rating: | Low-Medium |
| FY 2005 Project Justification Rating: | Not Rated |
| FY 2005 Overall Project Rating: | Not Recommended |

The overall project rating of Not Recommended is based on MBTA’s unreasonable operating cost assumptions. In addition, although FTA is reporting MBTA’s ridership forecasts above, FTA has concerns about their validity and is thus not evaluating the project’s justification criteria. FTA intends to work with MBTA over the next several months to more accurately portray the benefits of the Silver Line Phase III project.  The overall project rating applies to this Annual Report on New Starts and reflects conditions as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process. As New Starts projects proceed through project development, estimates of cost, benefits, schedules, and impacts are refined.  FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

FTA will continue to work with MBTA over the next several months to improve its financial plan and its ability to accurately portray the benefits of the Silver Line Phase III project.

##### Status

In February 1993, MBTA completed an alternatives analysis and selected a 1.5-mile underground transit tunnel from Boylston Station to the World Trade Center combined with surface bus operations as the locally preferred alternative.  This alternative, referred to as the Full Build Transitway, was proposed in response to funding availability. FTA issued a NEPA Record of Decision in May 1994 applicable to the Full Build Transitway.

In 1994, FTA signed a Full Funding Grant Agreement for $330.73 million with MBTA for the South Boston Piers Transitway – Phase I that is part of the Full Build Transitway from South Station to the World Trade Center.  It is currently under construction and is scheduled to be in revenue operation by December 2004.

The Silver Line Phase III is the remaining part of the Full Build Transitway, combined with a continuation of the tunnel under Tremont Street to connect with Washington Street service at the New England Medical Center.   FTA approved the Phase III project to enter preliminary engineering (PE) in July 2002.  FTA identified several items to be addressed during PE, including the documentation of inflationary assumptions to support operating and maintenance cost projections.  This documentation remains lacking and raises concerns about the reasonability of the project’s financial plan; these concerns are the reason the project fell from a Recommended rating in the FY 2004 Annual Report on New Starts to the Not Recommended rating assigned in this year’s Report.

In an effort to reduce costs and risks associated with the project, MBTA has made several changes to the project scope in the past year. These changes include redesigning stations, altering tunnel and station elements, and reducing the number of right-of-way takings. The estimated capital cost for the project has subsequently decreased from $951.9 million $756.0 million in escalated dollars.

TEA-21 Section 3030(a)(86) authorized the South Boston - Piers Transitway for final design and construction.  No Section 5309 New Starts funds have been appropriated for the Silver Line Phase III project.

Evaluation

The following criteria have been estimated in conformance with FTA's Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated when it is ready to advance to final design and for next year’s Annual Report on New Starts.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Not Rated |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 65,961 1,008 N/A |
| Environmental Benefits Rating: High |
| Criteria Pollutant Reduced (Tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline N/A N/A N/A N/A N/A N/A |
| Cost Effectiveness Rating: Not Rated |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline N/A |
| Operating Efficiencies Rating: Not Rated |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline N/A | New Start N/A |

N/A indicates that information is not available for this measure.

# Project Justification

Rating:  Not Rated

This project is Not Rated for project justification because FTA could not evaluate the benefits of the project.  The project sponsor calculated the project’s cost effectiveness at $16.51 per hour of transportation system user benefit.  However, FTA has concerns about the information submitted for this measure.  FTA will continue to work with MBTA to improve its travel demand projections.

Based on 2000 Census data, there are an estimated 2,023 low-income households within a ½-mile radius of affected stations, representing roughly 44 percent of the total households within ½ mile of the stations.   There are an estimated 197,883 jobs located within ½ mile of affected stations.  The Boston metropolitan area is designated as a serious non-attainment area for ozone.

Transit-Supportive Existing Land Use and Future Patterns

Rating:  High

The High land use rating reflects strong existing land use and favorable transit-supportive policies in the corridor. Existing and planned development is transit-supportive with pedestrian-minded designs in place.

Existing Conditions: The Silver Line study area connects the Washington Street corridor to the downtown financial district and the South Boston Waterfront. The Silver Line Phase III portion is located in an established urban environment limited to redevelopment and infill opportunities while a portion of the remainder of the corridor in the Waterfront area has more development opportunities. Washington Street links multiple distinct neighborhoods with a variety of high-density residential and commercial uses, with one in four Boston residents living within five blocks of the corridor. Many of Boston’s existing and proposed activity centers are located within and adjacent to the Silver Line corridor. Downtown Boston encompasses major concentrations of office employment, the retail shopping core, most of the major hotels, tourist destinations, major transportation facilities and residential areas. Estimates indicate an average population density of 11,687 persons per square mile and 175,519 employees served by the system (base year 2000).  Downtown Boston has a high volume of pedestrian traffic with a high quality of pedestrian and bicycle access and facilities and conformance of facilities to ADA requirements.

Future Plans, Policies and Performance:  By 2025, population density within the Silver Line Phase III area is projected to increase to 17,382 persons per square mile and total employment to rise to 190,879. Development in suburban areas and the urban fringe of Boston is limited in many areas by local land conservation policies and a general lack of developable land.  The Boston Redevelopment Agency is working to encourage greater density in commercial and residential development near public transportation, as evidenced by the Downtown Interim Planning Overlay District. The Seaport Public Realm Plan provided a master plan for the Seaport District (including South Boston Waterfront and Fort Point areas) that incorporated a greater focus on mixed-use development with hotels located near the new Boston Convention and Exhibition Center.  The Fort Point District Plan, the South Boston Transportation Study and the Municipal Harbor Plan refine area development with pedestrian-oriented layout. Within the Silver Line corridor three downtown zoning districts regulate and support increased development density around the transit stations. The city of Boston and Logan Airport have instituted freezes on commercial parking spaces in the vicinity of both the CBD and the airport.  Recently completed developments demonstrating a strong orientation toward transit and pedestrian access include the John Joseph Moakley United States Courthouse, the Millennium Development, an air-rights complex directly over South Station, the renovation of the Liberty Tree site for occupancy by the Massachusetts Registry of Motor Vehicles, and the new Suffolk Law School facility.

#### Local Financial Commitment

Rating: Low-Medium

#### The Low-Medium local financial commitment rating reflects MBTA’s stable revenue sources but  is based primarily on the overly optimistic operating costs estimates and planning assumptions included in the financial plan.

Proposed Non-Section 5309 New Starts Share of Total Project Costs: 50%

###### Rating: Medium

MBTA proposes to use Section 5309 New Starts funds to fund 50 percent of project capital costs, with the balance of funding to come from local bond proceeds.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $378.0 | 50.0 % |
| Local: Bond Proceeds | $378.0 | 50.0 % |
| Total: | $756.0 | 100.0 % |

NOTE: Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  Medium

The Medium rating reflects the strong dedicated revenue streams available to MBTA and the very conservative 50 percent construction cost contingency, tempered by its only fair capital condition.

Agency Capital Financial Condition:  MBTA’s capital financial condition is below average. The average age of the bus fleet is 13 years, which is very old. MBTA’s most recent bond ratings were AAA by Standard and Poor’s and Aa2 by Moody’s, which are positive.

Capital Cost Estimate and Contingencies:  The capital cost of the project is based on preliminary estimates primarily taken from MBTA’s experience with the construction of the South Boston Piers Transitway and Silver Line Phase II projects.  MBTA maintains a conservative 50 percent contingency on construction costs, the equivalent of a 24 percent contingency on the total cost of the project.

The Massachusetts Department of Environmental Protection and Executive Office of Transportation Construction entered into a consent order that obligates the region to complete approximately $2 billion in capital projects within specific time frames, including the Silver Line Phase III project.  The capital costs of all the projects from the consent order are not included in MBTA’s capital financial plan, based on the assumption that the State will fund the capital cost of several of the projects.  Should the State not make funding available, MBTA may be required to alter its capital financial plan.

Existing and Committed Funding:  All local funding is from existing sources and will be derived from bond proceeds backed by dedicated sales tax revenues and assessments paid by the municipalities served by MBTA.  This is the traditional methodology MBTA has used since new enabling legislation was passed in 2000 that provided MBTA with these dedicated funding sources.

New and Proposed Funding Sources:  No new sources of funding are proposed for this project.

# Stability and Reliability of Operating Finance Plan

Rating:  Low-Medium

The Low-Medium rating reflects the overly optimistic operating cost estimates and planning assumptions included in the financial plan.

Agency Operating Financial Condition:  The operating condition of MBTA is fair.  The most recent audited financial statement indicates the current ratio (ratio of assets to liabilities) is slightly above one.  There have not been any recent significant service cutbacks made by MBTA.

Operating Cost Estimates and Contingencies:  Annual operating and maintenance expenses for the proposed project are estimated to be $11.0 million in the first year of revenue operations.  Systemwide operating and maintenance costs are assumed to increase at less than the rate of inflation (2% assumed versus a Consumer Price Index of 3%), which is overly optimistic.  Furthermore, this rate of growth in costs is well below the historical experience of MBTA (5%).  In addition, the plan does not account for any real growth in wages, since the 2% growth in costs is intended to cover both inflationary increases as well as wage increases.    The plan includes a fare increase of 25 percent in 2004, 15 percent in 2007, and 10 percent in 2010.  These increases are both more frequent and higher than fare increases have been historically.

Existing and Committed Funding:  All of the operating and maintenance funding for the project is existing and committed.  Funding would be drawn from the dedicated revenues that are currently already available to the agency, including dedicated sales tax revenues, local assessments paid by the municipalities served by MBTA, and advertising revenues.

New and Proposed Funding Sources:  No new sources of operating funding are proposed.

MAP