I

HEP Production Readiness Review:

Findings and Recommendations

During a period of two days, the IHEP Production group led by Chunhua Jiang  presented to the review committee their  plans for the CMS-EMU Chamber production at IHEP. The review committee had a chance to visit the production factory and address directly the vast majority of the issues associated with the startup and operation of their production facility.  Based on the IHEP presentation and factory tour we were given, we present our comments and recommendations subdivided into the following categories:

- Factory Setup

- Tooling

- Production Control & Travelers

- Production Engineering & Coordination

- Project Management

For each category, we present a brief paragraph describing the major findings followed by the relevant committee recommendations.

Factory Setup

Findings

The IHEP Factory has the major tooling in place, setup, and ready to start chamber production.  The sub-assemblies necessary for chamber production have been clearly identified and proper tools are in place.  Secondary tooling was not visibly in place.   In particular there was no space identified or allocated for drying the panels, after hand cleaning, and for storage of completed panels during interim stages prior to the chamber assembly. There was also no space identified for the HV training of multiple chambers or for chamber reworks.  The plan for the assembly of small sub-assemblies was not clear.

The factory personnel were identified and trained on the specific steps of the chamber production. It was not clear however, that proper cross-training has taken place to prevent production slow-down in the event of key personnel absence.  It also appeared that some of the personnel who built the prototype chambers were not full time contributors to the project.

The production flow plan showed only how chamber parts would flow in order to attain maximum production rate, but did not show all the tooling that was required and how all their tooling and the production space is to be utilized.  Hence no tooling or space utilization critical path analysis could be realized.

Production activities have been generally defined and sequenced. Estimates of activity duration are in place and a preliminary daily production schedule has been presented.  It is the committee’s opinion that the IHEP group is doing all the right steps to converge on a meaningful and obtainable production plan.

IHEP Response to PRR Recommendations

Recommendations

- Consider the various storage needs and issues for interim parts and assemblies (parts, panel, and chamber storage, etc.) and insure there is adequate space for parts and tooling during chamber production.

Take the hall beside the fast site lab for general storage, like completed chambers, chamber parts

- Allocate resources and some space for unavoidable panel and chamber rework

.

Half of the preparation room 40SqM for this work should be enough

- Cross-train the assembly personnel on as many aspects of the chamber production as possible.

scheduled when the mass production starts

- Develop a plan to complete the various subassemblies or parts preparations (ground foils, cathode connectors, resistors, capacitors, etc..) with available resources before they are needed in production.

Responsible person and place (in meeting room) defined

- Present an updated production flow plan that shows what tooling, manpower, and space is needed for each operation in the production process.  This analysis is needed to insure that there are no critical path issues and that there is an adequacy of each available.

Done(see attach file Schedule.jpg)

- Allocate some special space for High Voltage Test and Training away from the assembly area.

in the east part of tension measurement room, NIM crates ready there

- Develop a plan for safely transporting completed chambers to the FAST site facility such that the chambers are protected from the weather and damage.

Special electrical car with hut and crane for transporting under investigation

- Based on US experience (FNAL, UF, and UCLA), increase the number of physicists and engineers, not counting technicians, working full time on the CMS CSC project to a minimum of 5-7 by January, 2002, in order to insure adequate management, production, and testing support.  In addition, there may be a need for more support provided by physicists and engineers, working part time on the CMS Project.

try to get as many physicists to be involved by Jan. 2001

Tooling

Findings

All the major critical tooling for chamber production is setup and functioning in place, and has been used for the assembly of two prototypes.  Some other small tools, production aids, carts, and other secondary tooling useful for chamber production (wire positioning tools, support/storage for finished panels, etc..) were not available on the production floor at the time of the review but we were told that these items have been made and exist.

Recommendations

- In general, refine the production process to smoothen out critical path areas and insure there is an adequate amount of needed tooling in each area to sustain at least the ultimate production rate.

done

- Establish a production plan that would allow the production facility to operate above the expected peak capacity in case problems delays require the ability to catch up.

done

- Obtain additional equipment to measure atmospheric pressure, humidity, and temperature during leak rate tests.

additional three Humidity and temperature digital meters,the atmospheric pressure meter delivered to CSC lab, there are 4set in total

- Complete acquisition and preparations of all tools, jigs, and fixtures for the processing and assembly of parts and subassemblies (capacitors, resistors, foils, connectors, etc.)

done

- Develop a program for the routine testing and recalibration of all the required tools and measuring instruments to be used .

allocate the workshop calibration center to do this every two months and  when accidents happens, tenstion calibration is under investigating

Production Control &Travelers

Findings

In general, the IHEP group should be congratulated for adopting the travelers scheme to insure control of the chamber production process. They have chosen to use the English language Fermilab supplied ME 1/2 and ME 1/3 prototype chamber travelers as a basis for creating and maintaining production chamber travelers.  Fermilab will send current and updates of the ME 234/2 travelers to IHEP and IHEP will have to insure they update their travelers to be consistent in content and methodology with Fermilab’s ME 234/2 travelers. IHEP will maintain a master set of Chinese interpretation traveler documents only as a reference for personnel that have difficulty understanding the English version travelers. Examination of the IHEP used travelers completed for the prototype chambers showed several areas where the travelers were not completely filled out and signed or where data entries of test measurements were clearly outside of specification limits with no follow-up action indicated or discrepancy report written.  IHEP did not have in place a system or procedure for dealing with discrepancies.

Recommendations

- Insure that all Travelers are complete and up to date and consistent with FNAL reference travelers.

the responsible person defined and is doing this

- Establish proper lines of responsibility and authority for following traveler directions, document data entry, sign-off, and document close-out .

the responsible person defined

- Institute a post final assembly close-out check list to insure all instructions, steps, tests and measurements, and packaging requirements are met prior to closing a chamber up into its shipping box.

done by defined responsible persons

- Scan all Travelers and associated Discrepancy Reports and make them available on the Web, allowing an active dissemination of these documents.

one page/chamber and Discrepancy report are planed to be done

- Measure the panel strip positions and write them to a database available to the EMU Collaboration.

wait for the database ready

- Reference, in the IHEP travelers, the FNAL traveler version to which they are associated for cross-reference purposes.

done

- Establish a Quality Assurance Calibration Plan whereby all measuring and test instruments and equipment are re-measured on a periodic basis to insure they remain in calibration.

Done

- A Discrepancy Report (DR) plan needs to be established and implemented within the factory Quality Assurance group.

the discrepancy form needed from FNAL for refrence

- Create a plan to be followed for follow-up inspections of vendor made parts.

done with the company

Production Engineering & Coordination

Findings

In general there is good engineering support for the production at IHEP although some items such as customs issues, configuration control, and document control require additional attention by both IHEP and Fermilab.

Recommendations

- Insure that all drawings, travelers, and specifications are under “Configuration Control” meaning you are using only the latest official FNAL specified versions and/or revisions prior to beginning any part procurement or  manufacturing process.

Responsible person assigned

- Drawings and specifications to be used in the manufacturing shops at IHEP should be converted as required to suit the vendor or machinist needs (metric units, european projection standards, etc.).

We strongly ask to have the hard copy drawings with Metric units and the signature of the authors sent to IHEP so we could know it is the right version we get from Web

- IHEP should follow the procedures to be distributed by N. Chester to insure the documents being used for production are those that are under Configuration Control.

sure

- Provide proper QA for parts not inspected by FNAL (Anode Protection Boards, SIPS, subassemblies and manufacture frame parts).

will be done by special responsible persons

- Separate the Final Assembled Chamber certification from the Integrated (FAST-SITE) Chamber Validation.  Perform Final Assembled Chamber Certification after chambers are completely assembled BUT before being sent to the FAST SITE for electronics and cooling plate integration and final integrated chamber test validation.

sure

- Fully describe in a written document what packaging documentation must be provided by third parties (FNAL, US Universities) along with shipped goods to allow for the efficient clearance of these items through the Chinese Custom.

done by Mr.DENG of IHEP custom office to Oleg

- Set up a computer assisted Inventory Control system to keep track of parts distribution and quantities on hand.

Done(computer ready and defined person)

- Develop a plan that can be implemented to control and protect in-process parts.  Describe the space and tooling needed to provide for their safe keeping.

at the parts preparition room and responsible person  defined

Project Management

Findings

The scope of the IHEP effort was clearly and accurately defined (manufacturing and handling of chamber parts and assembly of ME1/2 and ME1/3). With the exclusion of Project Cost Management, almost all of the major management areas have been addressed in a satisfactory way by the IHEP group. The management hierarchy was graphically shown and described and the management plan presented for the project seemed clear and adequate. However, some question about the exact duties and responsibilities of each of the management personnel appeared to exist.

Of concern is the fact that funding for all the projected 12 needed technicians and associated physicists and engineers are not available at this time and that the people who are contributing to the project are all not necessarily scheduled to work on the project full time.  Also, no inventory control person seemed to be assigned to manage the production flow and control of parts.

No risk analysis and contingency plan was presented to the review committee should IHEP fall behind in its production schedule. There are risks associated with the production and integration of the chambers (none of the chambers to be assembled at IHEP have been integrated yet), risk associated with the shipment of chamber parts to IHEP , and risk associated with the timely shipment of chambers from IHEP to CERN.

Recommendations

- Appoint an individual to act as “Inventory Control Coordinator (ICC)” responsible for the gathering up of chamber parts from inventory and bring them to the shop floor.  This person should also maintain and control inventory part counts and flow using a computer assisted database or spreadsheet.

Will be done

- Consider placing all chamber (and integration) parts in dedicated bins or on shelves labeled with respective part numbers, and controlled by ICC.

under doing

- Identify the risks of the project. If and when they affect the CERN installation schedule, develop alternative plans with the agreement of the L1-L2-L3 Management in CMS.

Main risk is from Material Shipping and the critical toolings like winding machine, tension measurement equipment, if key parts damaged, immediate help from US needed. We could not be responsible for the chamber parts shipping delay

- Since no Risk Analysis has been presented to the Review Committee, it is strongly suggested that IHEP develop a Risk Analysis, assessing ALL the risks to the project and the potential for delays or failures to the various major production activities and operations, and present a contingency plan that shows how recovery may be accomplished.  Where these risks could potentially affect the CERN installation schedule, deviant plans must be approved by L1, L2, and L3 CMS Management.  Included should be the potential need for extra tooling and personnel to allow the production of more than 6 chambers per month.

as above

- Resolve remaining funding issues with IHEP and Project Management.

sure

- Present a plan that clearly defines the rolls and responsibilities of all contributors, covering all operations of the chamber production effort.  This plan should include the rolls of all physicists and engineers as well as technicians.

will be done when all needed physicists confirm their joinning

- Present a plan showing when the contributors mentioned in item #6 above are to be brought into the project and the percentage of their time that that will be allocated to the CMS chamber assembly and testing and FAST site assembly and testing over the duration of the project.

Will be done