## Full Board Meeting

##### Crosby Township Senior Center

## Thursday, July 13, 2005

### Draft Minutes

The Fernald Citizens Advisory Board met from 6:15 – 9:00 p.m. on Thursday, July 13, 2005 at the Crosby Township Senior Center.

Members Present:			Jim Bierer

Lisa Crawford

Steve Depoe

Pam Dunn

Lou Doll

Graham Mitchell

Bob Tabor

Bill Taylor

Members Absent:			Marvin Clawson

Gene Jablonowski

Gary Storer

Gene Willeke

Katie Brown

Designated Federal Official:		Gary Stegner

The Perspectives Group Staff:	Douglas Sarno

Stephanie Kavanaugh

Fluor Fernald Staff:			Con Murphy

Sue Walpole

Eric Woods

Approximately 14 spectators also attended the meeting, including members of the public and representatives from the Department of Energy and Fluor Fernald.

Jim Bierer called the meeting to order at 6:15pm.

Jim distributed copies of the New Mexico CAB’s yearly report to the group. He announced that the September Chairs’ meeting was scheduled for September 21-23, 2005. Lisa Crawford and Pam Dunn volunteered to attend on behalf of the FCAB. Waste disposition will be a major agenda item, as it has made national news recently.

# Updates

Gary Stegner announced that 80%, or 203 of 255, of the buildings are demolished. Of the 179 trailers, 173 have been demolished. The AWWT is down, and the soils are 80% certified clean on the site. Work continues on the parking lot and the restoration is moving very quickly. It has been a record construction season due to the dry weather. The crews are still working double-shifts and the CWAT construction is near completion. The waste pits are complete, and trains are moving Soil Pile 7, with completion planned for the end of the calendar 2005 year.

Con Murphy updated the CAB on progress on Silo 3. He explained that there are two crews on one night shift due to the heat, and that the safety record is good. Silo 3 is expected to be complete by the end of August or in early September. Arrangements are being made to extract materials at the rate of 16-17 bags per night. He continued that morale is good, which maximizes performance. In response to a question by Jim Bierer, he explained that 3-4 square yards of material would remain at the bottom of the Silo.

Con explained that there are now 150 canisters of material from Silos 1 and 2. They are averaging 5-10 per shift. With a focus on safety and stability, they will average 20-22 canisters of material per day. He continued explaining that as they step up waste loading, they have to ensure that the mix design is validated and is in compliance with the WAC. There will be a report and recommendations for improvement.

Con said that they will install a glass pipe in the line so that operators can see what kind of water is in the Silo. Incremental improvements are being made as work continues. There was only one recordable injury last month. Industrial safety has been the focus. Even though hazards are going down, the program needs to stay very robust.

# LM Update from Jane Powell

Jane Powell told the group that she enjoyed the History Roundtable. She is still working to develop and use the matrix as an internal management document. There are over 700 items in the matrix, and Fluor items will be incorporated. The matrix indicates that LM is mainly on track, with paperwork still due for some projects. Internal tools are being developed jointly by Stoller and Fluor, EM and LM. She stated that things went well during a joint meeting between all parties.

Audrey Berry of DOE LM explained that a white paper regarding the Local Stakeholder Organization (LSO) had been given to the local elected officials, and that she’ll give copies to Gary Stegner. Gary and Audrey met with the Morgan Township trustees and there will be a meeting with Crosby Township on Monday night. The purpose is to bring all interested local elected officials together to discuss whether they have an interest in forming an LSO. Audrey said that Morgan Township was very interested, and once they understand a bit more, there would be some good dialogue.

Audrey explained that on November 15th, 2005 a plan will be back to LM, including the naming of LSO members. Jim Bierer asked if there was a process built in to help the local officials determine how the membership should be comprised, and if they were aware that the public wants to be involved. Audrey responded that the townships were really seeing how the LSO can be beneficial to the site and all of the different people who could be members. She recommended that members of the CAB who are interested in joining the LSO write letters to the townships and attend meetings.

Doug Sarno of The Perspectives Group explained that the process of having the townships design the LSO is new information for the group, and that every prior discussion said that DOE will decide, based on talking to the townships. Audrey offered to make up some more of the information packets for distribution to CAB members. Pam Dunn requested that notice of the upcoming meetings with the townships be sent via post card, phone, and email, not just through the Federal Register.

Steve Depoe stated that he was hopeful that by the time of the September retreat, the CAB would have conceptualized how it will pass the baton. Doug clarified by adding that the CAB may offer suggestions, but that there wasn’t a group to pass the baton to until the LSO is formed. Doug continued that the vision of the future of the site has been at the core of the FCAB group for a long time, and that the LSO is largely the group that will shepherd the vision into the future. It’s going to be difficult for the CAB to feel like that’s being done if no CAB members are on the LSO. Doug expressed that the CAB had been very aggressive in telling EM and LM their wishes, and now suddenly DOE is saying that the decision makers are the local governments. DOE had been giving the CAB every indication that it was communicating with the right people at DOE; that is the cause of the CAB’s frustration with this process. Lisa added that 90% of the site is in Crosby Township.

Gary suggested that the group take a “wait and see” attitude to forming an LSO, and see what sort of public involvement mechanisms LM has in place post-closure. Jim stated that the CAB’s major concern is preserving the vision that the community has put together through our workshops. There is concern that elected officials have their own vision that isn’t informed by the community and that they may not be willing to implement the CAB’s vision. Lisa added that it sounded as if the community had no say, and that the CAB felt blindsided.

Graham Mitchell announced that congressional staffers would be visiting the site during the week of August 15, 2005. Regarding the NRD suit, he stated that they are trying to get the EPA technical and legal staff together with DOE’s staff for a negotiation meeting. The differences were aired in the judge’s chambers and a good conversation was had afterwards. Graham is hoping to make that happen again. The next meeting with the judge is in June, 2006.

Gary added that every Thursday, DOE OH, Fernald, and headquarters have conference calls, though he believes that progress won’t be made until all parties sit down together. The sides are not that far apart, and want a lot of the same things. The CAB is emphasizing three issues: the MUEF, trail network, and education. Sue recently met with Bob Warther and went through education information. Gary was struck by how antiseptically DOE has talked about education in the past, because the topic is actually so hands on. He said that Sue would walk the group through some educational models during the meeting. The community resource organization has started and is successful in distributing equipment to the local districts.

Steve Depoe stated that he had interviewed Steve Shank, and that there are close to 100 interviews now on the Fernald Living History website. They will be doing 10-12 interviews over the next few months. Their next meeting will be on Monday, October 3rd. He asked the CAB to let him know if they had any more suggestions for interviewees.

Sue Walpole explained that some of the site’s neighbors have been complaining about noise and dirt. Next week they will hand deliver invitations door to door, inviting neighbors for a picnic on August 3rd. She added that the Audubon society is sending an ornithologist to determine if Fernald can be a designated Important Bird Area. Sue said that the Public Affairs department will be moving to the Alpha building. It is large enough for LM to have meetings, and will have a room large enough to bring all the artifacts so that they are closer to the site. Several volunteers from the History Roundtable are willing to help go through the artifacts.

# Education Update

Sue handed out information on educational modules, including the number of students that have completed them. There were also suggestions for post-closure education modules. With funding from DOE, the teachers would receive training from DOE and would receive a whole kit that would allow them to teach the lesson 150 times. The archeology program has been very successful, with video activities and field trips to the park. Teachers helped to develop a partnership with the museum center.

Gary Stegner added that Sue will soon become an employee of Stoller.

# Retreat Planning

Doug Sarno stated that the FCAB Retreat will be at 8:30 am, on Saturday, September 10th. He asked that DOE and OH EPA come to the meeting with the priorities for the FCAB. How to allocate the final budget of $50,000 will also be discussed. He also invited LM to weigh in. There will not be a Stewardship meeting that week unless there are specific burning issues.

History Roundtable

On July 13 the FCAB sponsored a History Roundtable to gather input from local historians on how to best preserve and present Fernald’s history. The event was held at the Hamilton County Educational Service Center and there were 15 participants from local historical societies, libraries, colleges, and other organizations.

Doug Sarno stated that the FCAB is excited that the Cincinnati History Museum has offered to curate the collection of artifacts and photographs and have a professional, permanent exhibit at TMC as well as at Fernald. Sue stated that David Conzett, the Artifacts Curator, was excited and impressed with the oral histories. Steve said that he would like David Conzett to attend the FLH meeting on October 3rd. Sue will contact him with the invitation.

Rick told the CAB that after sorting through the 60,000 negatives taken since December of 1992, they have selected 1,195 that tell the story of Fernald. They are currently in the process of writing captions. The drawback is that if we send those to be archived, we don’t have them anymore. The majority have matching prints, but some are only negatives. Doug added that it is important that some protocol be identified to maintain copies at the site to make sure the photos are not lost.

Meeting adjourned at 9:00 p.m.

James Bierer                                                         Date

Fernald Citizens Advisory Board Chairman

Gary Stegner                                                         Date

Deputy Designated Federal Official