Module 8:

Pre-Solicitation Phase

| Topic | Time Frame |
| --- | --- |
| Introduction/Objectives | 20 minutes |
| Contracting Policies | 30 minutes |
| Acquisition Planning | 1 hour 10 minutes |
| The Acquisition Strategy | 1 hour 40 minutes |
| Continuity, Coordination, and Interfaces | 1 hour |
| Module Review | 15 minutes |
| Estimated/Approximate Time for Module Completion | 4 hours 55 minutes |

Topic 1: Introduction/Objectives

Instructor Notes: This module will discuss how to plan, while teamed with a warranted contracting officer, a process by which the efforts of the program/project manager and PCO and all other personnel responsible for an acquisition are integrated through a comprehensive plan for fulfilling the agency need in a timely manner and at a reasonable cost.

Topic 1: Introduction/Objectives (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Objectives: List the different contracting policies that have to do with government acquisitions. The FAR presents the regulations that govern the acquisition process. List the different pre-award policies necessary for solicitation. These policies include publicizing contract actions, simplified acquisition procedures, and sealed bidding. Identify key features in terms of pre-award actions required by acquisition planning. These features are identified in FAR Subpart 7.1.

Topic 1: Introduction/Objectives (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Objectives (continued): Discuss the different forms of contracts. Selecting between fixed-price and cost-reimbursement can mean the difference between the success and failure of an acquisition. State the pre-solicitation options for a contract. Define the key features of a comprehensive program/project specification and a statement of work.

Topic 1: Introduction/Objectives (continued)

Instructor Notes: Make sure that the participants understand what will be presented in this module by asking the following question.

Do you have any questions concerning the objectives for this module?

Topic 2: Contracting Policies

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Federal Acquisition Regulation (FAR) is the primary regulation for use by all Federal Executive agencies in their acquisition of supplies and services with appropriated funds. The FAR: Precludes agency acquisition regulations that unnecessarily repeat, paraphrase, or otherwise restate the FAR. Limits agency acquisition regulations to those necessary to implement FAR policies and procedures within an agency. Provides for coordination, simplicity, and uniformity in the Federal acquisition process. Provides for agency and public participation in developing the FAR and agency acquisition regulation.

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The goals of the FAR include: Satisfy the customer in terms of cost, quality, and timeliness of the delivered product or service Minimize administrative operating costs Conduct business with integrity, fairness, and openness Fulfill public policy objectives

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: FAR Parts 1-12 detail regulations regarding the Pre-Solicitation Phase of contracting. Parts 1-6 detail: Federal Acquisition Regulations System Definitions of Words and Terms Improper Business Practices and Personal Conflicts of Interest Administrative Matters Publicizing Contract Actions Competition Requirements (continued on next slide)

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: FAR (continued) Parts 7-12 detail: Acquisition Planning Required Sources of Supplies and Services Contractor Qualifications Market Research Describing Agency Needs Acquisition of Commercial Items

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

In what kinds of situations have you used the FAR? Answer: (Try to solicit answers from the participants that share situations/projects that they have managed or served as a team member, to encourage discussion.)

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: You should register to receive electronic notices of changes to regulations. When you register, you will receive an e-mail giving you access to pending changes, draft notices in the Federal Register, and final changes. You may register online at http://www.arnet.gov/far.

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Three pre-award policies necessary for solicitation are: Publicizing contract actions Simplified acquisition procedures Sealed bidding (continued on the next page)

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: It is the responsibility of the contracting officer to publicize contract actions. Contract actions refer to those actions resulting in the creation of a contract, including actions for additional supplies or services outside the existing contract scope. It is important to publicize these actions in order to: Increase competition Broaden industry participation in meeting government requirements Assist small business concerns in obtaining contracts and subcontracts While it is the contracting officer’s responsibility to do the publicizing tasks, an experienced project manager will assist the Contracting Officer with this effort. The project manager is likely to have the most knowledge about who the likely qualified sources or supplies or services are due to prior market research results. The Project Manager’s involvement with the publicizing efforts ensures that these qualified sources are provided with an opportunity to be informed of the acquisition.

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Simplified Acquisition Procedures are shorter, simplified policies for the acquisition of supplies and services that, in sum, do not exceed the simplified acquisition threshold. The purpose of prescribing these procedures is to: Reduce administrative costs Improve opportunities for small business concerns to obtain a fair proportion of government contracts Promote efficiency and economy in contracting Avoid unnecessary burdens for agencies and contractors The project manager has the responsibility to select an acquisition approach that is suitable for the project because the Project Manager has the ultimate responsibility to deliver the desired product or service. To deal with schedule pressure, Project Managers may opt to structure the acquisition to fit the rules of the Simplified Acquisition Procedures and thereby reduce a time consuming burden.

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Sealed bidding is a method of contracting that employs competitive bids, public opening of bids, and awards. Sealed bidding involves: Preparation of invitations for bids Publicizing the invitation for bids Submission of bids Evaluation of bids Contract award to the reasonable bidder

Topic 2: Contracting Policies (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

Instructor Notes: Complete content was not available at the time of module authorship for the topic in the following question, but the concept presented needs to be included in the final course. Please ask the participants the following question to establish an understanding of their knowledge on the topic. The feedback of the participants will inform the content to be added at a later date.

How would you define the key and complex contract terms and conditions for the solicitation?

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Program Contracting Officer (PCO) and the Program/Project Manager should develop a business partnership with emphasis on building a successful acquisition plan/strategy that leads to program/project success. During the pre-solicitation phase, this business partnership focuses on: Planning an acquisition process by which the efforts of the program/project manager, PCO, and all other personnel are integrated through a comprehensive plan for fulfilling the agency need in a timely manner and at a reasonable cost. Developing an overall strategy for managing the acquisition. Structuring for competition. (content continues on next slide)

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points (continued): This business partnership also focuses on: Structuring for socio-economic issues. Formulating the acquisition strategy considering contract types and their applicability as they relate to acquisition strategies, risk, and life-cycle management of the system. Comprehending procurement policies, regulations, options, procedures and contract administration, performance and management issues.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

Who is responsible for the success of the acquisition? Answer: It is a team effort. The partnership between the contracting officer and the project manager is crucial.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points (continued): FAR Subpart 7.1 details the pre-award actions required of acquisition planning. These actions include: Form a team consisting of all those who will be responsible for significant aspects of the acquisition. Generate the delivery requirements. Promote competition, coordinating with the cognizant small business specialist. Compose a written acquisition plan.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Acquisition planning should begin as soon as the agency need is identified. In developing the plan, the program/project manager and PCO form a team consisting of all those who will be responsible for significant aspects of the acquisition.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The specific content of plans will vary, depending on the nature, circumstances, and stage of the acquisition. Regardless, the contents of an acquisition plan must: Identify the milestones at which decisions should be made. Address all the technical, business, management, and other significant considerations that will control the acquisition.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: A diverse and talented acquisition team is central to the success of an acquisition. Acquisition team members should work together and make decisions within their area of responsibility to provide their customer with the best value product or service on time and within budget. Teamwork, unity of purpose, and strong communication among team members are necessary to achieve the required needs of your customer.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

In your experience, why is it important that members of an acquisition team make decisions only within their areas of responsibility? Answer: [Encourage discussion by soliciting answers from the participants in which they share situations/projects that they have managed or served as a team member.]

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: All acquisition teams are tailored for each specific acquisition. Sometimes they consist only of the Program/Project Manager and the PCO. For more complex acquisitions, the acquisition team can include a variety of members: Program/Project Manager Contracting Professional (including Contracting Officer (CO)) Contracting Officer Representative (COR) Financial Manager Auditor (content continues on next slide)

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points (continued): The Acquisition Team includes several members: Property Administrator Technical/Engineer Quality Assurance Personnel (QAP) Legal Counsel Contractor

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Program/Project Manager is the representative of the capability need in an acquisition team. It is often the role of the Program/Project Manager to lead the acquisition team. To be an effective member of the acquisition team, the Program/Project Manager needs to know how to be both a leader and an effective project manager. Membership of the acquisition team is dependent upon the organization of the team and the nature of the specific projects the individuals are working on. The Program/Project Manager plays an integral role in building the solicitation and making price-related decisions.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The project/program manager has the ability to influence, without complete authority, the selection of members for the acquisition team. Considering the design of a matrix organization, consisting of many organizations with many separate bosses, the typical Project/Program Manager does not have complete control over choosing and maintaining the people necessary to succeed on a project. Items that effect the Program/Project Manager’s role in the selection of acquisition team members include: The project charter – define the limit’s of the Program/Project Manager’s authority The project plan – identify stipulations on who can work on the project The stakeholder analysis – provide insights in reference to which individuals may be willing and able to help on the project

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Contracting Professionals include Contract Specialists, Contracting Officers, and Procurement Analysts. They play a role in: The acquisition of supplies and services. Acquisition planning. Cost and price analysis. Solicitation and selection of sources. Preparation, negotiation, and award of contracts. All phases of contract administration. Termination or close out of contracts.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Contracting Officer (CO) must have the authority, to the maximum extent practicable and consistent with law, to determine the application of rules and award of a specific contract. Contracting officers should take the lead in: Encouraging business process innovations. Ensuring sound business decisions by providing advice to customers. Ensuring that customers are provided with all available business alternatives.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: During the pre-solicitation phase of acquisition planning, contracting officers have a number of responsibilities. Pre-solicitation options include: Review all proposed solicitations to determine whether access to classified information may be required by offerors, or by a contractor during contract performance. Determine if there are any qualification requirements established by an involved agency and notify potential suppliers and prospective offerors of these requirements to allow them to demonstrate their abilities to meet the specified standards. To ensure that the number of sources that meet the qualified requirements is adequate for competition.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Contracting Officer Representative (COR) and/or Contracting Officer Technical Representative (COTR) are delegated duties through a letter of appointment signed by the contracting officer. The contracting officer determines the need for these functional representatives, and their duties. At the time of appointment, the contracting officer must provide the COR with requisite formal training. The training should include a review of duties, authority limitations, form completion, and reporting requirements.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Financial Manager: Plans, organizes, directs, and controls the dollars and resources of a program. Takes care of business and financial functions, the latter including management of acquisition funds. May be part of acquisition planning, cost estimating and budgeting, contractor surveillance, and budget execution (i.e. paying bills). Provides the acquisition team with the information needed to make all decisions on the kind and type of money available.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

Does the project manager write the performance reports for the members of the acquisition team? (Note: Performance reports refer to the employee’s performance evaluations.) Answer: The point of the question is to highlight the complexity of the relationship between the Project Manager and the team members in what is frequently a matrixed organization.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Auditors are accountants with specialized training and experience in examining and analyzing cost or pricing data provided by offerors and contractor records (particularly accounting records). Their support can be invaluable in cost proposal analysis.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Technical and Engineering Specialists generally write specifications, statements of work, and/or technical evaluation factors. They also evaluate technical proposals. In many acquisitions, the requirements manager acts as the technical specialist. Larger acquisitions may involve teams or panels of technical experts who (depending on the deliverable) may be engineers, scientists, or other similar professions. Technical specialists may have a good understanding of the costs necessary to build a deliverable, and the types and sources of commercial products that may satisfy a requirement.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Quality Assurance Personnel (QAP) are also known as Quality Assurance Evaluators (QAE), Quality Assurance Representatives (QAR), and sometimes Contracting Officer's Technical Representatives (COTR). They have the technical expertise required to ensure that the contractor delivers exactly what the contract requires. QAPs are normally used when a product has to be accepted or a service needs evaluating.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Legal Counsel provides guidance regarding legal compliance and interpretation of laws and regulations.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Although not always thought of as part of the team, the Contractor is a major player. This includes the prime contractor as well as any subcontractors that are needed. The contractor has industry expertise, and will provide the goods or services being procured.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

In your experience, what are the advantages of including the contractor as part of the acquisition team? Answer: Responses will vary. Stimulate discussion by soliciting answers that draw from the participants’ own experiences. Some sample responses include: Most knowledgeable of the technical and time requirements for an acquisition. Best situated to present innovations and improvements.

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Selecting the right team members can mean the difference between a successful acquisition and an unsuccessful one. Important characteristics in all team members include: Honesty Reliability Respect for others Courage Commitment Integrity

Topic 3: Acquisition Planning (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

What is the ultimate impact of multi-functional teams? Answer: Responses will vary. Stimulate discussion by soliciting answers that draw from the participants’ own experiences. Some sample responses include: Provide customers with better products, at an affordable cost, with shorter development schedules. An acquisition system better able to meet the challenges of the future.

Topic 3: Acquisition Planning (continued)

Instructor Notes: This concludes the topic on the Acquisition Planning. After addressing any questions the participants may have, inform them that we will be moving on to the next topic: The Acquisition Strategy.

What questions do you have regarding Acquisition Planning?

Topic 4: The Acquisition Strategy

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The business partnership between the PCO and the Program/Project Manager is responsible for formulating the acquisition strategy. The acquisition strategy defines the management approach that will achieve program goals. The information included should be complete enough to fully describe the planning considerations and decisions.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: When formulating an acquisition strategy, it is critically important to address a number of key issues: Structure for competition. Structure for socio-economic issues. Consider contract types and their applicability as they relate to acquisition strategies, risk and life-cycle management of the system. Comprehend procurement policies, regulations, options, procedures and contract administration, performance and management issues. Comprehend alpha contracting process, as applicable.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: FAR Part 6 prescribes policies and procedures to promote full and open competition. The competitive procedures available for use in fulfilling the requirement for full and open competition include: Sealed Bids Competitive proposals Combination of competitive procedures Other competitive procedures

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: It is important to Structure for Competition when planning an acquisition to provide for full and open competition in soliciting offers and awarding Government contracts. Both the contracting officer and the project manager have a role to play to ensure that an acquisition encourages competition. A project manager can encourage competition by: Providing every small business concern with a name and telephone number of an agency to contact to answer questions related to government-specific laws and rules. Developing a well-written, defined SOO (Statement of Objectives) Dividing a complex project into subsystems to be individually acquired by competing sources Paying more than one contractor to study a problem and develop expertise for a project that involves very specialized knowledge. This places several contractors in the position to compete.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: It is the policy of the government to provide maximum practicable opportunities in its acquisitions to small business, veteran-owned small business, service-disabled veteran-owned small business, HUBZone small business, small disadvantaged business, and women-owned small business concerns. Such concerns must have the maximum practicable opportunity to participate as contractors/subcontractors in the contracts awarded by any executive agency, consistent with efficient contract performance.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Socio-economic laws provide a unique framework for government contracting. The role of the Program/Project Manager and PCO includes: The implementation of public policy. Getting the best value or price for the item or service you are purchasing. Therefore, the definition of a smart business partnership would be one that implements public policy while obtaining the best value.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

How much does the government save through competition? Answer: A good amount! Regardless of who wins the competition, the public-private competition process provides an average cost savings/avoidance of 20-30%. Even if a government organization wins the competition, the taxpayer saves money due to the increased efficiency of the government groups vying in competition.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Small Business Act of 1953 resulted in one of the largest socio-economic programs that helped shape the framework for government contracting professionals. An important aspect of this Act is the fact that most new jobs, and many new ideas and advances in technology, are generated by small businesses. The objectives of the Small Business Act were (1) to maintain and expand our industrial base by (2) ensuring that small and minority businesses received a fair opportunity to compete for Government contracts. The Act has been expanded to include small disadvantaged businesses, women-owned businesses, and businesses in historically under-utilized areas.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Small Business Administration (SBA) counsels and assists small business concerns and assists contracting personnel to ensure that a fair proportion of contracts for supplies and services is placed with small business. The SBA may assign one or more procurement center representatives to any contracting activity or contract administration office to carry out SBA policies and programs.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The PCO must, to the extent practicable, encourage maximum participation by small business, veteran-owned small business, service-disabled veteran-owned small business, HUBZone small business, small disadvantaged business, and women-owned small business concerns in acquisitions by taking the following actions: Before issuing solicitations, make every reasonable effort to find additional small business concerns, unless lists are already excessively long and only some of the concerns on the list will be solicited. This effort should include contacting the SBA procurement center representative. Publicize solicitations and contract awards through the Government-wide point of entry.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: As the Program/Project Manager, you should work with the PCO to structure your solicitation for socio-economic issues by: Allowing the maximum amount of time practicable for the submission of offers. Furnishing specifications, plans, and drawings with solicitations, or furnish information as to where they may be obtained or examined.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

In your experience, what other methods for structuring for small-business participation have you found successful? Answer: (Responses will vary. Stimulate discussion by soliciting answers that draw from the participants’ experiences as well as your own.)

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Other socio-economic initiatives that are relevant to contracting professionals include programs that: Clean the environment (Clean Air/Water Act). Ensure equal employment opportunity (Executive Order 11246/11141). Promote the hiring of veterans (Veterans' Preference). In most cases, socio-economic goals are met by incorporating the corresponding clauses in government contracts, and then enforcing those clauses.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

Have you been involved with an s there an example from an acquisition in which socio-economic goals were met by incorporating and enforcing clauses in the contract? If so, what was the result? Answer: (Responses will vary. Stimulate discussion by soliciting answers that draw from the participants’ experiences as well as your own.)

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Choosing the appropriate contract type while formulating an acquisition strategy is essential to successful performance under a contract. The type of contract determines the cost and performance risks that are placed on the contractor. There are two broad contract groups—fixed-price and cost-reimbursement. Within each of these groups, there are various types of contracts that can be used individually or in combination.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Definition – Firm Fixed-Price Contracts This type of contract requires the contractor to successfully perform the contract and deliver conforming supplies or services for a price agreed to up front. This type of contract places the most performance and cost risk on the contractors. It if costs them more than they expected, they still get the amount originally agreed upon. If it costs them less, they make more profit. A firm-fixed price contract is suitable for supplies and services that can be described in sufficient detail to ensure complete understanding of the requirements by both parties and assessment of the inherent risks of performance.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Within the fixed-price contract group you can award contracts with: Economic price adjustment factors to allow for industries where costs fluctuate frequently either up or down. Various incentive types that can be used to reward good performance or to impose provisions to deduct for poor performance. Price re-determination provisions that permit issuing an order on a fixed-price basis and allow for revisiting the reasonableness of that pricing later during the contract performance. A specified level of effort.

Topic 4: The Acquisition Strategy (continued)

Activity Activity Purpose: To decide to use, or not to use, a fixed-price contract for a certain project provided in a scenario. Activity Length: 15-20 minutes Activity Instructions: Instruct the students to read the following scenario and determine whether or not a fixed-price contract is an appropriate contract type for the project specifically. Ask them, “If you were the project manager in charge of the following scenario, would you or would you not consider using a fixed-price contract? Why or why not? The highway administration is looking to acquire 10 new ice-breaking trucks to de-ice the highways in Vermont. You know, from past experience, that there will be plenty of offers given. For this acquisition from private contractors, and would like to see how much profit each is intending to receive from the transaction. Vermont is a very cold, rural place in the winter where roads can get bad quickly, so these trucks will have to be able to drive easily in adverse conditions. This means that there are certain parts of the truck that, although are expensive, are extremely vital to fulfilling requirements for this acquisition. Answer: Yes, consider using a fixed-price contract. A fixed-price contract is appropriate when a Project Manager is interested in minimizing the cost risk at the expense of accepting schedule and performance risk. The truck purchase is an example of an appropriate time to use a fixed-price contract because the performance of the truck is largely determined in advance by its model number (so there is little risk that the buyer does not receive what he/she expected) and the delivery schedule is predictable.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Definition – Cost-Reimbursement Contract A cost-reimbursement contract allows for payment of all incurred costs, within a predetermined ceiling, which can be allocated to the contract, are allowable within cost standards, and reasonable. Therefore, all types of cost-reimbursement contracts place the least cost and performance risk on the contractor. They basically only require the contractor to use their "best efforts" to complete the contract.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Within the cost-reimbursement category there are: Cost type – This involves payment of all incurred costs within a predetermined total estimated cost. Cost sharing – The government and the contractor agree to split the cost of performance in a predetermined manner. No fee is given. Cost-plus-fixed-fee – This allows for payment of all incurred costs within a predetermined amount plus an agreed upon fee that will not change.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Within the cost reimbursement category there are also: Cost-plus-incentive-fee – This provides for adjustment of the fee (either up or down) using a predetermined formula based on the total allowable costs in relation to total targeted costs. Cost-plus-award-fee – This provides for negotiation of a base fee plus an award fee that can be given based upon a judgmental evaluation by the Government of contractor performance and cost control.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The latter two contract types, cost-plus-incentive-fee and cost-plus-award-fee, require considerable monitoring by the program and contracting staff and are usually reserved for the larger dollar value, more visible procurements.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

In what kind of scenario would you want to use a cost-reimbursement contract? Answer: This type of contract is required when the uncertainties of performance will not permit a fixed price to be estimated with sufficient accuracy to ensure a fair and reasonable price is obtained. For example, if a particular task has too much uncertainty and we ask a contractor to price it on a fixed price basis, they would build in contingency costs to allow for the unknowns and it would likely cost the Government much more money than if they could price it on a cost reimbursement basis.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The objective of the business partnership between the PCO and the program/project manager is to negotiate a contract type and price (or estimated cost and fee) that will result in reasonable contractor risk and provide the contractor with the greatest incentive for efficient and economical performance. A firm-fixed-price contract, which best utilizes the basic profit motive of business enterprise, should be used when the risk involved is minimal or can be predicted with an acceptable degree of certainty. When a reasonable basis for firm pricing does not exist, other contract types should be considered, and negotiations should be directed toward selecting a contract type (or combination of types) that will appropriately tie profit to contractor performance.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

As program/project manager, would you rather bear the responsibility for the cost risk, the schedule risk, or the performance risk? Answer: There is no right or wrong answer to this question. This will allow the participants to get some insight into the drivers and constraints that exist for the types of projects that they do.

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: There are many factors that the contracting officer should consider in selecting and negotiating the contract type. They include the following: Price competition. Normally, effective price competition results in realistic pricing, and a fixed-price contract is ordinarily in the government’s interest. Price analysis. Price analysis, with or without competition, may provide a basis for selecting the contract type. The degree to which price analysis can provide a realistic pricing standard should be carefully considered. Cost analysis. In the absence of effective price competition and if price analysis is not sufficient, the cost estimates of the offeror and the government provide the basis for negotiating contract-pricing arrangements. It is essential that the uncertainties involved in performance and their possible impact upon costs be identified and evaluated. (content continues on next slide)

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points (continued): Period of performance. In times of economic uncertainty, contracts extending over a relatively long period may require economic price adjustment terms. Contractor’s technical capability and financial responsibility. Adequacy of the Contractor’s Accounting System. Before agreeing on a contract type other than firm-fixed-price, the contracting officer should ensure that the contractor’s accounting system will permit timely development of all necessary cost data in the form required by the proposed contract type. This factor may be critical when the contract type requires price revision while performance is in progress, or when a cost-reimbursement contract is being considered and all current or past experience with the contractor has been on a fixed-price basis. (content continues on next slide)

Topic 4: The Acquisition Strategy (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points (continued): Concurrent contracts. If performance under the proposed contract involves concurrent operations under other contracts, the impact of those contracts, including their pricing arrangements, should be considered. Extent and nature of proposed subcontracting. If the contractor proposes extensive subcontracting, a contract type reflecting the actual risks to the prime contractor should be selected. Acquisition history. Contractor risk usually decreases as the requirement is repetitively acquired. Also, product descriptions or descriptions of services to be performed can be defined more clearly.

Topic 4: The Acquisition Strategy (continued)

Activity Activity Purpose: In the scenarios provided, select the appropriate contract type. Explain the basis for the selection. Activity Length: 15-20 minutes Activity Instructions: Students are to read the listening device scenario, work together with other students at their table, select an appropriate contract type, provide a basis for the selection, and present their results to the class. You have been assigned to manage a new project. The overall project focuses on creating a network of listening devices that will be placed in high crime areas throughout the New York City area. These devices are part of a new program that will attempt to figure out where to focus police attention so that violent crimes can be reduced. These to be voice-activated recording devices. They must be able to communicate they must be able to communicate the encrypted signals to satellites on a schedule that can be managed to avoid detection. You are responsible for managing the prototype development of this device through its demonstration phase. New technology might be needed to create some necessary functions for the devices. Those functions are extreme clarity of voice, filtering of city noise, long distance from voice source, and it must be easily hidden. The devices must also have extremely long lasting portable power suppliers. (continued on the next page)

Topic 4: The Acquisition Strategy (continued)

Activity (continued) (continued) Your management team has anticipated the cost for this development effort to be $3,000,000. Also, the prototype must be ready in only 12 months. You have been asked to perform this project work with matrixed resources that are experienced in projects in your organization, but you are informed that the personnel available for this project have not worked on such devices themselves. You can use contractor organizations that have the proper skills if you can get them on contract and working in time. You must determine the required size and structure of the project teams within the constraints of time and money. In a meeting today, the primary customer demonstrated a genuine eagerness to start working with you to discuss the requirements. The urgency of the mission was emphasized by references to articles from the morning paper. The customer assured you that their current processes and procedures are well documented, but indicated that some of the functionality required was still under discussion. The customer cautioned you that requirements were incomplete and might change; although you were assured that the urgency of the mission would cause management to get right on it. You must be ready to begin testing the new device within 9 months due to the planned prototype demonstration in 12 months. The customer asked, however, that you propose a schedule that would get the job done even sooner, if possible. (continued on the next page)

Topic 4: The Acquisition Strategy (continued)

Activity (continued) Answer: The students should first address the decision of doing the work in-house versus contracting for it. Those that select in-house will need to address how. Those that select contracting out will also need to address how. The students should address the decision to be made of competition versus no competition. Since the Scenario includes a tight timeline with deployment in 12 months the students that select competition will need to address how they can get the competition and the work done in time. The students that select no competition will need to provide a justification that is based on urgency. Next the students will need to address the decision of fixed-price versus cost-reimbursement contracts. The students should base their decision on risk - and who they want to accept and manage it. Given the technical and schedule importance in the Scenario it is likely that they will discover the value in reducing the risk through an award or incentive type of cost-reimbursement contract.

Topic 4: The Acquisition Strategy (continued)

CONTENT TO BE PRESENTED: Key Points: Alpha Acquisition is a framework for expediting the acquisition process. The purpose is to eliminate any unnecessary processes and reviews, and to streamline the required ones. The Alpha Contracting Process involves many activities performed jointly by the government and contractor teams. The alpha contracting process for alpha acquisition offers a number of advantages: Improving communications Decreasing the number of formal iterations, revisions, and rework required to correct misunderstandings and errors. Reducing the cycle time by addressing the issues, questions, and support considerations of a project earlier on in the process.

Topic 4: The Acquisition Strategy (continued)

Instructor Notes: This concludes the topic on the Acquisition Strategy. After addressing any questions the participants may have, inform them that we will be moving on to the next topic: Continuity, Coordination, and Interfaces.

What questions do you have regarding Acquisition Strategy?

Topic 5: Continuity, Coordination, and Interfaces

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: As the program/project manager, it is your responsibility to ensure potential and actual contractors, sub-contractors and affiliated government organizations or offices have full comprehension of program/project definition, and the procuring agency’s organization culture and organizational structure.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Some contracts have more potential for problems than others. Contracts that include the following require strong emphasis in terms of continuity, coordination, and interfaces: A multiple incentive structure An SOW that may have unintended nuances A complex Contract Line Item Numbers (CLIN) structure. Complex provisions for technical execution. Complex provisions for executing contract funding. Complex provisions that will impact timely and accurate reporting of government funds expenditure. Unclear provisions for and the content of possible follow-on contracts as relates to all of the above.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: A multiple-incentive arrangement should: Motivate the contractor to strive for outstanding results in all incentive areas. Compel trade-off decisions among the incentive areas, consistent with the government’s overall objectives for the acquisition.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Because of the interdependency of the government’s cost, the technical performance, and the delivery goals, a contract that emphasizes only one of the goals may jeopardize control over the others. Outstanding results may not be attainable for each of the incentive areas. As such, all multiple-incentive contracts must include a cost incentive (or constraint) that operates to preclude rewarding a contractor for superior technical performance or delivery results when the cost of those results outweighs their value to the government.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

What is the best contract type? Answer: There is no right or wrong answer to this question. The discussion should serve to reinforce the need to make a decision that matches the contract type with the nature of the acquisition.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Much is made about writing a clear Statement of Work (SOW) when preparing an RFP. The reason is because the SOW is a document that is vulnerable to nuances and interpretation.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: As you know, the Statement of Work (SOW) is a written statement that specifically describes: Phases of work or services, major tasks, or areas of responsibility. Specific objectives that the contractor must attain. The deliverables that the contractor must provide. A stated schedule of deliverables aligned with payments.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: A well-written SOW should be able to meet the S.M.A.R.T test: S=Specific M=Measurable A=Accountable R=Reasonable T=Time-based

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Deliverables are the key to measuring successful work requirement outcomes. Describe each deliverable fully. Clearly identify when the deliverable must be met. Deliverables should signify the completion of a task or group of tasks. Tie acceptance of work & payment to the deliverables identified in the SOW.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: A Statement of Work can be defined by five comprehensive sections: 1. Introduction 2. Background Information 3. Scope 4. Applicable Documents 5. Requirements and Deliverables To understand what is expected in a complete Statement of Work, it is important to define what is included in each of these sections. (continued on the next page)

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Introduction section of the SOW should: Include identification of what is being acquired/procured Not include content that is repeated in the Background and Scope sections of the SOW The Background section should: Summarize why the requirement cam to be Communicate sufficient historical information to understand the current requirement Accurate background facts and details Not include any contractor directions, requirements, performance tasks, specifications, or reporting requirements

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Scope section should: Provide the reader with a clear understanding of what the requirements and deliverables are Be consistent with the task or activities to be performed and with the end product, service, or result to be obtained Summarize key elements of the technical and management requirements without the details Not include any contractor directions, requirements, performance tasks, specifications, or reporting requirements

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Applicable Documents section should: Include documents that are properly cited Cite documents relevant to the work being performed Cite the most current documents

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The Requirements and Deliverables section should: Distinguish the contractor’s responsibilities from the content contained in the Introduction, Background, and Scope sections Only identify minimum requirements, the “must haves” Present requirements, phases, or significant tasks in a logical order Be specific enough to facilitate the estimate of probable cost Use active language, not passive, to ensure that there is no doubt as to what the contractor is obligated to perform Specify procedures, methods, processes, tools, and techniques to communicate to the contractor how to do the work Identify applicable management, control, or decision points

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The entire Statement of Work, in general, should: Be written using an approved template or format if possible Not include any non-value information or unnecessary cross-references to contact clauses and provisions Not allow for more than one interpretation of the contents

Topic 5: Continuity, Coordination, and Interfaces (continued)

Activity Activity Purpose: This activity will give the students a chance to write some real Statements of Work (SOWs) from the scenario provided in module 6. Activity Length: 15-20 minutes Activity Instructions: Use the following scenario from module 6 about the listening devices for New York City to come up with Statements of Work for the project. You have been assigned to manage a new project. The overall project focuses on creating a network of listening devices that will be placed in high crime areas throughout the New York City area. These devices are part of a new program that will attempt to figure out where to focus police attention so that violent crimes can be reduced. These to be voice-activated recording devices. They must be able to communicate they must be able to communicate the encrypted signals to satellites on a schedule that can be managed to avoid detection. You are responsible for managing the prototype development of this device through its demonstration phase. New technology might be needed to create some necessary functions for the devices. Those functions are extreme clarity of voice, filtering of city noise, long distance from voice source, and it must be easily hidden. The devices must also have extremely long lasting portable power suppliers. (continued on the next page)

Topic 5: Continuity, Coordination, and Interfaces (continued)

Activity (continued) (continued) Your management team has anticipated the cost for this development effort to be $3,000,000. Also, the prototype must be ready in only 12 months. You have been asked to perform this project work with matrixed resources that are experienced in projects in your organization, but you are informed that the personnel available for this project have not worked on such devices themselves. You can use contractor organizations that have the proper skills if you can get them on contract and working in time. You must determine the required size and structure of the project teams within the constraints of time and money. In a meeting today, the primary customer demonstrated a genuine eagerness to start working with you to discuss the requirements. The urgency of the mission was emphasized by references to articles from the morning paper. The customer assured you that their current processes and procedures are well documented, but indicated that some of the functionality required was still under discussion. The customer cautioned you that requirements were incomplete and might change; although you were assured that the urgency of the mission would cause management to get right on it. You must be ready to begin testing the new device within 9 months due to the planned prototype demonstration in 12 months. The customer asked, however, that you propose a schedule that would get the job done even sooner, if possible. Answer: (try to illicit response from class so that we can get a good idea of what good answers would be)

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

Instructor Notes: Complete content was not available at the time of module authorship for the topics in the following question, but the concepts presented need to be included in the final course. Please ask the participants the following question to establish an understanding of their knowledge on the topics. The feedback of the participants will inform the creation of content to be added at a later date.

From your past experiences, what is your understanding of the following topics: Complex CLIN Structure Complex Provisions for Technical Execution Complex Provisions for Executing Contract Funding Complex provisions that will impact timely and accurate reporting of government funds expenditure. Unclear provisions for and the content of possible follow-on contracts as relates to all of the above.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Definition - Exit Criteria Exit criteria are program/project-specific accomplishments that must be satisfactorily demonstrated before an acquisition can progress further in the current acquisition phase, or transition to the next acquisition phase. Exit criteria are normally selected to track progress in important technical, schedule, or management risk areas. At the end of a phase, exit criteria are program/project specific accomplishments required in addition to the minimum required accomplishments for that phase.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Exit criteria can apply within a phase as well as at the end of a phase. Exit criteria should be the major "show stoppers" that the program/project manager and PCO agree require intensive management during that particular phase to ensure the program is ready to proceed within a phase or past the next milestone. Exit criteria must be measurable during the applicable phase, and normally consist of no more than three or four major data points or events.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: The exit criteria serve as gates that, when successfully passed or exited, demonstrate that the program is on track to achieve its final program goals and should be allowed to continue with additional activities within an acquisition phase or be considered for continuation into the next acquisition phase. Exit criteria are some level of demonstrated performance, the accomplishment of some process at some level of efficiency, successful accomplishment of some event, or some other criterion that indicates that aspect of the program is progressing satisfactorily.

Topic 5: Continuity, Coordination, and Interfaces (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

What decisions can the PM make about exiting the gate? Answer: Answers will vary, but the participants should arrive at the conclusion that the range of possible answers is actually quite limited to a few decisions: continue as planned, stop, conditionally continue, and defer.

Topic 5: Continuity, Coordination, and Interfaces (continued)

Instructor Notes: This concludes the topic on Continuity, Coordination, and Interfaces. After addressing any remaining questions, inform the participants that we will be moving onto the final topic: Review.

What questions do you have regarding Continuity, Coordination, and Interfaces?

Topic 6: Review

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE Presented: Key Points: Let’s review the learning objectives for this module on the Pre-Solicitation Phase: List the different contracting policies that have to do with government acquisitions. List the different pre-award policies necessary for solicitation. Identify key features in terms of pre-award actions required by acquisition planning. Define the key and complex contract terms and conditions for the solicitation. Explain how to plan a process, which is provided by the efforts of the program/project manager and PCO. (objectives continue on next slide)

Topic 6: Review (continued)

|  | Notes: Slide HERE (Topic - Slide ) |
| --- | --- |

CONTENT TO BE PRESENTED: Key Points: Objectives (continued): Discuss the teaming of the warranted contracting officer and the program/project manager. A successful business partnership is critical to acquisition success. Discuss the different forms of contracts. State the pre-solicitation options for a contract. Define the key features of a comprehensive program/project specification and a statement of work.

Topic 6: Review (continued)

Instructor Notes: This concludes Module 8 – Pre-Solicitation Phase. Address any questions the participants may have before moving on to Module 9 – Solicitation, Evaluation, and Award.

What questions do you have about Module 8 – Pre-Solicitation Phase?