WBS: short term goals for the Privilege Project

Date: June 12, 2006

Date: Sep 25, 2006

Date: Oct 10, 2006

Date: Oct 13, 2006

Date: Nov 2, 2006

Date: Nov 14, 2006

Date: Feb 2, 2007

Date: May 3, 2007

Date: Jun 1, 2007

Date: Aug 6, 2007

Color codes:

-High level WBS Item with mixed status for subitems

-New Proposal in Phase III

-Ongoing

-Done in Phase II

-Not Done

-Expired or Addressed in another project

- Support and deployment

  - Support the PRIMA and GUMS code for 32/64 bits for GT2 and GT4 for CMS Tier 1&2. Provide best effort support for all OSG VOs. (In the past 15% effort by Vikram). Ongoing, but small.

  - Support “stable” VOMRS release for Fermilab, CERN, and OSG stakeholders Ongoing. (In the past: 15% Tanya , 10% CERN support). Ongoing.

  - Help deploy the infrastructure to stakeholders’ sites. Ongoing but small (VDT)

- Improve health status reporting for key servers (remaining effort TBD – was 1 FTE week). Partially DONE for Phase II.

  - Better Gatekeeper / Prima error reporting for authorization failures (effort TBD). NOT Done in Phase II.

  - VOMS/GUMS health monitors (Done Aug 06)

    - Improving the GUMS probe: adding ping capabilities

- Improve software validation (8 FTE weeks) (Started)

  - Improve validation of basic functionalities (framework available in VDT). NOT DONE in Phase II.

  - Implement validation of software dependencies. NOT DONE in Phase II.

    - Validate PRIMA / GUMS stability across multiple architectures

    - Validate GUMS / VOMS interaction across multiple release versions

    - Validate GUMS / MonALISA interaction

    - Validate GUMS / Tomcat - MySQL stability across multiple release versions

  - Measure PRIMA / GUMS scalability (Started by John W.). (Done Jul 07).

- Improve integration of the infrastructure with dependent components as needed

  - Improve GUMS integration with MonALISA (Done)

- Improve robustness of GUMS (Started)

  - Fix GUMS memory management problems (3 FTE weeks) (Done Sep 06)

  - Improve GUMS configuration management (3 FTE weeks) (Started @ BNL). Should be Partially Done by Phase II.

    - implement configuration validation (in progress for v1.2)

    - investigate/eliminate side-effects of hot-swapping configuration (doing changes of  multiple config all at once, instead). NOT DONE in Phase II

    - implement configuration display interface (Done Jan 07)

    - implement configuration GUI (Done Jan 07)

    - improve debugging capabilities (date fields in database?). NOT DONE in Phase II

    - add query interface for “last changed date”. NOT DONE in Phase II

  - Investigate redundant servers configuration (2 FTE weeks – was 3 FTE days) (Being done in the context of the High Availability of FermiGrid resources)

- Improve GUMS usability

  - Improve pool account management (1 FTE week) (Started). Partially DONE in Phase II

    - Improve error logging (for v1.2)

      - Add error when authorization is denied because pool accounts are exhausted

    - Improve management interface (Done Jan 07)

      - Add interfaces to query used and available pool accounts.

      - Add interfaces to change mapping by hand (Done excl. pool accounts)

  - Implement history log querying interface (2 FTE week) (Not started: for v2.0)

  - Add web interfaces for administrative commands (Done Jan 07).

  - Map pool accounts to DN AND FQAN, rather than DN only. NOT DONE in Phase II.

  - Pool accounts should NOT be mapped to users during VOMS synchronization simply to create vo name maps (!= grid-mapfile). NOT DONE in Phase II.

  - Recycle pool accounts

- gPlazma integration with DCache and deployment (effort TBD). Now Under dCache management.

- Integration of gLexec with PDP (8 FTE week: Done Oct 06).

  - Commissioning for CDF. Done Apr 07 (kicking out the kinks)

- VOMRS: implementation of “vital” features for stakeholders. As of Apr 07, assisting with debugging

- Define roadmap for long-term future

  - Interact with Globus (Security model, XACML PRIMA-equivalent, CAS, etc.). Spin off: AuthZ call-out protocol interoperability project

  - Interact with EGEE (collaboration on GUMS). Expired.

- Outreach

  - Understanding Requirements from new VOs and groups

  - Work with LIGO to improve certificate request process. Should be done by Phase II.

- Authorization Interoperability (a collaboration between VO Services, EGEE, and Globus)

- Privilege Policy Management (allow VOs and Sites to define, publish, and enforce privilege policies)

- Enable VOMS-signed Attribute Certificate Validation (stop VOMS/GUMS synch.)

- Support Storage Groups in Defining Next Generation Storage Authorization Models