DRAFT-3rd Harmonic Monday Meeting Minutes-DRAFT

Date:	October 29, 2007

Time: 	9:00 A.M.

Place: 	Hermitage

Attendees (P=Present, Ph=attended by phone):

| T. Arkan |  | H. Edwards | P | D. Olis | P | G. Wu | P |
| --- | --- | --- | --- | --- | --- | --- | --- |
| L. Bellantoni |  | M. Foley | P | P. Pfund | P | John Z. | P |
| H. Carter |  | E. Harms | P | S. Reeves | P | E. Vogel |  |
| M. Champion | P | A. Hocker | P | L. Ristori |  | J. Li |  |
| L. Cooley |  | H. Jiang | P | A. Rowe | P | L. Alsip | P |
| C. Cooper | P | T. Khabiboulline | P | N. Solyak |  | D. Sergatskov | P |
| N. Dhanaraj |  | D. Mitchell | P | Y. Torun |  |  |  |

Minutes recorded by Dan.

Minutes are posted at: http://tdserver1.fnal.gov/dolis/39GHz_minutes.html

3.9GHz Project page is: www-a0.fnal.gov

## Meeting Minutes

9-cell Cavity status

- Mike reports that cavity-8 was baked on Friday and now is with Timer for tuning.  It is scheduled for etch late this week.  Cavity-7 is done and shipped on Wednesday last week from JLAB.  It is not rec’d yet and Mike is trying to track it down.

Single cells

- In house fab’d: Mike reports that he is welding on flanges this week.  End tubes are being formed this week.

- Vendor fab’d: Scott reports that he believes he resolved QA issues with Roark.

Helium Vessels

- Mike reports that current plan is to weld vessel onto cavity-5 next Wed. but many things need to get done to allow this. Due to a tolerancing issue, he had to have WHS touch up end tanks for proper fit to bellows.  He is working on weld samples.  Also, Mike is concerned about heat from welding damaging the bellows and WHS is machining a copper “chill plate” so sink heat to prevent this.  He hopes to have this Wednesday. Timer will check field flatness of cavity-5 after vessel is welded on.

- Mike showed one of Dan W.’s weld samples to Kay Jench and another visiting engineer from DESY to get some input on slight discoloration of weld.  They surmised that perhaps the argon purge line had a leak and that some O2 was back-streaming in.  Welder in fact found a leak, repaired it, and subsequent welds looked much better.

- Linda reports that first article helium vessel is expected late next week from HiTech.  Don will go and check setup prior to weld, perhaps during sample welding.

Couplers

- Dan reports that coupler test stand assembly work is proceeding at A0 with trimmed cold end antennas.  The captive silicon bronze fastener that holds the inner conductor to the cold end antenna seized up after about 6 turns to remove it during test stand disassembly.  Fastener had to be forced out and threads on screw were rolled.  No explanation yet.

- Dan reports that warm end of coupler installed on HTS/cavity-1 last Monday.  Coupler installation was difficult due to misalignment of cold end coupler to vacuum vessel flange.  PPD Survey group took some measurements.  When Dan receives the data, he will discuss with Valeri P. how to modify support of cavity to allow alignment after installation.  Dan will work on a simple survey tool.

Other Business

- Andy reports that HTS has been pumped down and leak-checked.  Waiting for safety approval to cooldown cavity-1.  Klystron has been moved from A0 and installation at Meson with waveguide is progressing.  Timer warns that RF power needs to be limited during test since cavity HOM caps are leaky to RF.  Stray RF could damage other instrumentation in the cryomodule.

- Transportation fixture for cavity cold mass is expected today.  Don reports that plan is to ship dummy cavity string to IBC.  Mike McGee will do ~1wk of vibration studies and then it will be disassembled.  Many components on the cold mass assembly will be modified per suggestions from Kay J., et al.

- Helen hopes to have a review before Thanksgiving regarding shipping cryomodule to DESY.

- Charlie presented some test results on tumbled, single-cell 3.9 GHz cavity.  It was tumbled in industry using centrifugal barrel polishing and KEK media.  Removed 60-80 microns of material in tumbling.  First VTS after 20micron etched showed x-rays at about 11 MV/m.  Charlie suspected not all of the tumbling media had been removed from cavity and had 40microns more etched, x-rays disappeared in subsequent test.  The cavity reached approximately 19 MV/m after the second test. During the second test a loose antenna tip affected coupling.  Plan is to retest on Wednesday.