B.3	  Development Engineering Services

Within the CSOC Development Factory, there are four types of projects to be performed.  The project types are:

B.3.1 	CSOC Initiated Projects

B.3.2.	New Mission Capabilities

B.3.3. 	NASA Initiated Projects

B.3.4 	Other Development Projects

Both Mission and Data Services Development are categorized into the following categories and will be considered in the evaluation of each development project. If required for a development project the item will be identified as a specific PCD in accordance with the Statement of Work.

- Transferred Development: On-going development that will be transferred from the current development team to CSOC. The CSOC contractor shall complete the development plans, shall perform development according to the plans and shall perform the maintenance and operations (M&O) and sustaining engineering of the developed system or facility.

- Integration and Installation: Development which will be performed and completed by a non-CSOC development team.  CSOC shall perform integration and installation and M&O and sustaining engineering for the developed system or facility.

- New or Transferred Development by CSOC and M&O by a Non-CSOC Organization: New or transferred development which will be performed by the CSOC contractor, and then transferred to a non-CSOC organization. The CSOC contractor shall perform new development; or, shall complete the development plans, shall perform development according to the plans.

- New Development and M&O by the CSOC Contractor: The CSOC contractor shall perform new development, and M&O and sustaining engineering.

- Cost Estimates: CSOC contractor shall develop a cost estimate for new systems and facilities, modification of existing systems and facilities, or "make-buy" decisions.

For all development activities, the following applies:

Required Service:	Provide development services.

Std of Excellence:	Contractor shall adhere to the baseline schedules and requirements and costs. For CSOC Initiated Projects, the contractor shall reduce baseline costs.

Expectation:	Contractor shall adhere to the baseline schedules, requirements, and costs.

B.3.1 CSOC Initiated Projects

## CSOC Initiated Projects are those projects adopted by the program to increase program efficiency and decrease overall program cost by developing an upgrade to the Integrated Operations Architecture (IOA).  Current CSOC Initiated projects include:

- FDF Enhancement

- PACOR Automation

- Data Services Management Center

- Data Services Automation

- Mission Data Storage Consolidation

- DSN Enhancement

- CSOC Integration Center

Additional CSOC Initiated Projects will be identified through issuance of   Delivery Orders in accordance with Attachment J-18 in the contract.  Implementation of the CSOC IOA relies on a number of NASA initiatives. These interrelationships are depicted below. Failure by NASA to complete development initiatives as scheduled will impact IOA development and may cause changes in contract content and value.

| CSOC IOA Interdependencies |
| --- |
| Development Requirement | DP1 | NASA Development Initiative | Technical Performance | NASA Initiative Complete |
| Consolidate NCC and WFF network resource scheduling, service accounting and anomaly resolution functions at the WSC. | 1/00 | DSN 26m Automation DSN | Reduces operations costs and configuration time between passes; allows one operator to control the 26m antenna and equipment, requiring manual control of only the 20-KW transmitter; automates 11m equipment | Delayed through FY01 |
| Consolidate the DSN into the DSMC | 10/00 | DSN Command System Replacement (Consolidate & Upgrade the DSN) | Design supports NCP and NSP tasks; replaces old CMD equipment and simplifies operations | (Development Requirement deleted for calendar years 2000-2003) |
| Consolidate the DSN into the DSMC | 10/00 | DSN 34m HEF Antenna Pointing Controller (Consolidate & Upgrade the DSN) | Improves reliability and operability of antenna M&C assemblies by automating the control functions | Delayed through FY01 |
| Consolidate the DSN into the DSMC | 10/00 | DSN 70m and 34m HEF Exciters (Consolidate & Upgrade the DSN) | New Block V exciter will be installed in 34m/70m antennas; reduces operations complexity and provides more automated user interface of the exciter/transmitter subsystems | Delayed through FY01 |
| Consolidate the DSN into the DSMC | 10/00 | DSN 70m Antenna Renewal (Consolidate & Upgrade the DSN) | New electronics provide enhanced M&C and improved availability | (Development Requirement deleted for calendar years 2000-2003) |
| Consolidate the DSN into the DSMC | 10/00 | DSN Deep Space Terminal (DS-T) (Consolidate & Upgrade the DSN) | Demonstrates autonomous 34m terminal operations based on LEO-T technology; potential DSN baseline solution | Delayed through FY01 |
| Consolidate the DSN into the DSMC | 10/00 | DSN Network Simplification Program (Consolidate & Upgrade the DSN) | Replaces 34m/70m CMD; TLM, and TRK subsystems; allows DSN support to 30 and 50 deep space missions; requires only eight operators to control network when complete | (Development Requirement deleted for calendar years 2000-2003) |
| For AMMOS Ground Ops, consolidate DSOT, NOCC, CCT and Connection Controllers from SPC-10 at a single location to conduct data capture and distribution activities for the Deep Space Network. | 10/99 | DSN Advanced Communications Services (Consolidate & Upgrade the DSN) | Provides standardized data delivery and access using TCP/IP and Internet | FY99 |
| For AMMOS Ground Ops, consolidate DSOT, NOCC, CCT and Connection Controllers from SPC-10 at a single location to conduct data capture and distribution activities for the Deep Space Network. | 10/99 | DSN Network Control Project (Consolidate & Upgrade the DSN) | Allows reduction in DSN operations budget and provides remote M&C; will support up to 50% increase in tracking hours | 3/1/99 |
| FIND THIS IN CONFORMED CONTRACT AND ADD |  | DSN Multiple Spacecraft Per Antenna Project (MSPA) |  |  |

B.3.3 NASA Initiated Projects

## NASA Initiated Projects are development projects designed to enhance system capabilities.  NASA Initiated Projects include:

- MCC CR Development

- IPS CR Development

NASA will provide an approved Project Commitment Document (PCD) for each NASA Initiated Project and the contractor shall complete the PCD activities.

## Mission Services – JSC – MCC Development

Refer to the services identified in the integrated tables B.1.

Refer to table B.3.3-3.0-A MCC Development Requirements for the identification of the development support per fiscal year.

## Mission Services – JSC – IPS Development

Refer to the services identified in the integrated tables B.1.

Refer to table B.3.3-3.0-B IPS Development Requirements for the identification of the development support per fiscal year.

### D001 Mission Control Center (MCC)

| TABLE B.3.3-3.0-A, MCC DEVELOPMENT REQUIREMENTS |
| --- |
| Contract Change Authority | Rel. | Change Number | Change Title |
| 014 | --- | CR 99000068 | INSTANTIATION OF PATH SELECT FIELD OF CTF |
| 014 | --- | CR 99000069 | USER INTERFACE FOR ICM DES KEY SELECT COMMAND |
| 014 | --- | CR 99000140 | ICM CBP/TBP UPDATE BASED ON FSW UPDATES (9/1/99) |
| 014 | --- | CR 99000211 | ICM RANDOMIZATION |
| 014 | --- | CR 99000213 | ICM DOWNLINK NRL ICD CHANGES |
| 014 | --- | 20037 | PC MED REPLACEMENT |
| 014 | --- | 20979 | REMOVAL OF ODRC FRONT END |
| 014 | --- | 22139 | MCC B30MOWEQUIPMENT DECOMISSIONING |
| 014 | --- | 22686 | ODRC ALLIANT REHOST REPLACEMENT PROJECT |
| 014 | --- | 22706 | MIDDS NETWORK SECURITY I/F |
| 014 | --- | 22906 | TIMING SUBSYSTEM UPGRADE |
| 014 | --- | 23007 | INGEST 915MHz PROFILER DATA IN MIDDS |
| 014 | --- | 23151 | CONTINUOUS OPERATIONS DVIS FOURTH PALLET |
| 014 | --- | 23168 | ISS EARLY COMMUNICATION ORBITER COMMUNICATIONS ADAPTER (OCA INSTALL) |
| 014 | --- | 23292 | REMOTE LOGIN TO CDE FROM 600 GEMINI |
| 014 | --- | 23292 | FILE TRANSFER FROM SWEN TO CDE |
| 014 | --- | 23413 | DESIGN AND PROTOTYPE DVIS T-1 INTERFACE CARD |
| 014 | --- | 23415 | B30 SUBSTORES RELOCATION 7 POCC STORAGE AREA |
| 014 | --- | 23422 | MIDDS EVOLUTION SOFTWARE CLEANUP |
| 014 | --- | 23427 | PDU/EPO INSTALLATION FOR MCC |
| 014 | --- | 23449 | REPLACE PPD WITH 2D DEMOS |
| 014 | --- | 23452 | MULTI OPS VOICE RECORDER SUPPORT |
| 014 | --- | 23458 | POWER MONITORING SYSTEM UPGRADE |
| 014 | --- | 23461 | ENGINEERING ON-SITE AREA |
| 014 | --- | 23463 | ODRC RMS TEMPERATURE COMPS |
| 014 | --- | 23488 | DVIS 4TH PALLET KEYSET CONNECTIONS (ITEM 1 OF 2) & (ITEM 2 OF 2) |
| 014 | --- | 23628 | X-38 OPERATIONS CENTER |
| 014 | --- | 23878 | DVIS FY98 KEYSET PROCUREMENT |
| 014 | --- | 23930 | AUTO PRINT SHARE DEVICE FOR METRUM |
| 014 | --- | 23951 | FSM OPERATION ROOM |
| 014 | --- | 23983 | ADDITIONAL RF TV CHANNELS |
| 014 | --- | 24023 | CCY FY98 ON SITE INSTALLATION |
| 014 | --- | 24087 | REMOTE STATUS AND CONTROL FOR HIGH RATE DISTRIBUTION EQUIPMENT |
| 014 | --- | 24454 | APFPF EQUIPMENT RELOCATION FROM BLDG. 17 TO BLDG. 4N |
| 014 | --- | 24575 | STAT MUX BYPASS |
| 014 | --- | 24910 | LIGHTNING DETECTION AND RANGING (LDAR) DISPLAY WORKSTATION |
| 014 | --- | 24963 | PHASE 1 AWIPS SITE SURVEY – NOAA PORT RECEIVE SYSTEM |
| 014 | --- | 25042 | CONSOLE UPGRADES FOR ROOM 127 |
| 014 | --- | 25216 | RADAR DATA IN WEATHER APPLICATIONS |
| 014 | --- | 25496 | MIDDS INGEST REDUNDANCY |
| 014 | --- | 25643 | COMM CONTROL CLEAN UP |
| 014 | --- | 25698 | EXPANSION OF THE NTSC VIDEO MATRIX |
| 014 | --- | 25851 | MIDDS PRINT TRAFFIC IMPROVEMENT |
| 014 | --- | 25937 | LAPTOP PC FOR COMPUTER MAINTENANCE GROUP |
| 014 | --- | 25964 | ISS/STS UPS ELECTRONIC USER (UPSEU) UPDATE |
| 014 | --- | 60119B | B30/17 CONNECTIVITY (PHASE 1) |
| 014 | --- | 60199 | PORTABLE EMCC |
| 014 | --- | 60260 | INCREASE DISK SPACE ON OPS CM SERVER |
| 035 | 11/30/00 | CR99-102 | OCA Phase 2 Upgrade |
| 035 | 11/30/00 | CR99-144 | IDE CCF Equipment Move to Bldg. 30 |
| 035 | 12/15/00 | CR99-101 | ZOE Retry (Testing only – SVF test dependency) |
| 035 | 12/15/00 | CR00-015 | User Payload CMD Response PUIs |
| 035 | 12/15/00 | CR00-044 | Adjust to Slow SM Telemetry |
| 035 | 1/20/01 | SR60690 | Support BST Dumps of54 Words when in B&D Mode |
| 035 | 1/20/01 | SR60693 | Remote File Transfer Acknowledgement change 2 Bytes to 1 |
| 035 | 4/1/01 | SR60321 | Customer Support Room/ISS Management Center |
| 035 | 4/1/01 | CR98-194 | File Transfer |
| 035 | 4/26/01 | CR00-002 | LIF File Loads to Memory |
| 035 | 4/26/01 | CR00-021 | LDP Name Length |
| 035 | 4/26/01 | CR00-027 | CMD Response Packets in S-Band Low Rate |
| 035 | 4/26/01 | CR2000-20 | Provide "Special" Commands in Command Inventory |
| 035 | 4/26/01 | CR 9800-191 | Provide HSR Access to MCC-H Generated ODCR Files |
| 035 | 4/26/01 | SR60675 | Change DBCL File Name Length Restriction from 32 to 255 |
| 035 | 4/26/01 | SR60687 | Packet to PUI Table Changes to get rid of CTD 13 |
| 035 | 6/1/01 | CR2000-47 | METEOSAT Second Generation |
| 035 | 6/18/01 | CR00-018 | OI-29 Load Changes |
| 035 | 6/18/01 | CR00-038 | CMD Performance Enhancements (part 1) |
| 035 | 6/18/01 | CR2000-16 | GPL Payload Cmd. Filter |
| 035 | 9/24/01 | CR2000-62 | OCA Phase 3 |
| 035 | 10/22/01 | CR00-038 | CMD Performance Enhancements (part 2) |
| 035 | 10/22/01 | CR2000-01 | CBP File Naming Convention |
| 035 | 10/22/01 | CR2000-26 | ESA APM/ATV Data |
| 035 | 10/22/01 | CR2000-31 | ISS CMD Capability to Turn-off Time Authentication |
| 035 | 10/22/01 | CR2000-42 | ISS CMD Payload File Transfers |
| 035 | 10/22/01 | CR2000-43 | ISS CMD MCC-M & POIC ICD Error Codes |
| 035 | 10/22/01 | SR60473 | Support UPD Data in ODRC |
| 035 | 10/22/01 | SR60525 | Record Raw ISS CCSDS Packets in ODRC |
| 035 | 10/22/01 | SR60771 | Support Payload APID File |
| 035 | 10/22/01 | SR60772 | OI-30 Target Landing Sites |
| 035 | 3/1/02 | SR60692 | Maintain Physical to Logical MDM Mapping for Loads & Dumps |
| 035 | FY01 Continuous | CR2000-71 | Training Support for Canadian Space Agency S/W Dev. |
| 035 | FY01 Continuous | DV179 | Dev. Project Mgmt./Support & Eng., Integration and Test |
| 093 | CALLISTO REL. 1 | 00-002 | LIF FILE LOADS TO MEMORY |
| 093 | CALLISTO REL. 1 | 00-015 | USE PAYLOAD CMD RESPONSE PUIS |
| 093 | CALLISTO DELTA REL. | 00-018 | 01-29 LOAD CHANGES |
| 093 | CALLISTO REL. 1 | 00-021 | LDP NAME LENGTH |
| 093 | CALLISTO REL. 1 | 00-027 | CMD RESPONSE PACKETS IN S-BAND LOW RATE |
| 093 | CALLISTO REL. 1 | 00-034 | ISS CMD CHECKOUT DBCLS |
| 093 | CALLISTO DELTA REL. | 00-038 | CMD PERFORMANCE ENHANCEMENTS |
| 093 | IO DELTA REL. | 00-044 | ADJUST TO SLOW SM TLM |
| 087 | 12/01/99 | 99-250 | Object Load Fmt Update |
| 087 | 12/01/99 | 99-261 | Uplinking Load Image Files |
| 087 | 12/01/99 | 99-235 | MSR to MCC-H Network Interface |
| 087 | 2/27/00 | 98-195 | Increase Swap Space in MCC Ops Workstations to Maximize Utilization of Memory Upgrade |
| 087 | 02/28/00 | 99-109 | Integrated Console Resources During Non Prime Planning Shift |
| 087 | 02/28/00 | 99-126 | Last Cmd Response Time PUI |
| 087 | 02/28/00 | 99-145 | OI28 Changes |
| 087 | 02/28/00 | 99-158 | TSC-HOSC I/F |
| 087 | 02/28/00 | 99-175 | S-Band Communication Path Selection |
| 087 | 02/28/00 | 99-179 | LSOS-Induced Loss of Cheyenne Mountain Interface |
| 087 | 02/28/00 | 99-187 | Additional ICM Cmd Response MSIDs |
| 087 | 02/28/00 | 99-232 | Load Shed Table Update |
| 087 | 02/28/00 | 99-233 | Character Byte Order in Uplink |
| 087 | 02/28/00 | 99-241 | Broadcast AGVE System Time |
| 087 | 02/28/00 | 99-249 | Hard Code ISS File Transfer |
| 087 | 04/24/00 | 99-243 | Service Module Command Changes Part 2 |
| 087 | 06/05/00 | 99-257 | Auspex's Design For Replacing the HA Server |
| 087 | 08/06/00 | 99-193 | Training FCR part 1 |
| 087 | 09/29/00 | 98-168 | Missing Check Point Req mts. |
| 087 | 09/29/00 | 98-180 | Data Dump Memory Map Over Ride |
| 087 | 09/29/00 | 98-187 | Command History |
| 087 | 09/29/00 | 98-211 | IP Support for NASDA |
| 087 | 09/29/00 | 99-076 | Modify Command History for ESA |
| 087 | 09/29/00 | 99-101 | ZOE Retry |
| 087 | 09/29/00 | 99-102 | OCA Phase2 Upgrade |
| 087 | 09/29/00 | 99-110 | ESA ICD Part II Version 3.0 Impact Assessment |
| 087 | 09/29/00 | 99-123 | MCC OPS Connectivity to ICM SCL Servers |
| 087 | 09/29/00 | 99-141 | SSCC Drop Box Capability Baseline Enhancement |
| 087 | 09/29/00 | 99-142 | D/L FEP Time Validation for ODRC |
| 087 | 09/29/00 | 99-144 | CCF IDE Move FY00 Phase |
| 087 | 09/29/00 | 99-146 | Top Priority File Uplinks |
| 087 | 09/29/00 | 99-169 | Java Language Support in MCC OPS Environment |
| 087 | 09/29/00 | 99-203 | Add Redundant Interface From IPS OPS LAN |
| 087 | 09/29/00 | 99-212 | Multiple TDRS State Vectors forOI-29 |
| 087 | Io Delta Delivery | 60788 | Drop Box Login ID for BCC |
| 087 | Io Delta Delivery | 60765 | Separate ID for MCC-H and BCC |
| 087 | Callisto | CR 98-191 | HSR Access to ODRC |
| 087 | 09/29/00 | 99-217 | ICM D/L Hardware Diagnostic Parameter Processing |
| 087 | 09/29/00 | 99-225 | Use White Sands Time in OTU Application |
| 087 | 09/29/00 | 99-231 | Display Armed Commands |
| 087 | 09/29/00 | 99-238 | MER Workstations and LAN in LSOS |
| 087 | 09/29/00 | 99-242 | ICM D/L SCS Resource Dump |
| 087 | 09/15/00 | 99-193 | Training FCR part 2 |
| 087 | All year | 99-251 | Pixie Dust Development |
| 087 | 09/29/00 | 2000-014 | ICM CBP/TBP Updates based on ICM FSW Updates |
| 087 | 09/29/00 | 2000-022 | ICM Object/Memory Load Default Updates Based on ICM FSW |
| 087 | 09/29/00 | 2000-023 | Provide ICM Memory Dump Compare Application |
| 087 | 09/29/00 | 2000-024 | Provide ICM Memory Load Utility |
| 087 | IO MCC | 2000-033 | ISS Cmd. BIA Sub Address |
| 087 | 04/13/01 | SR 60321 | CSR/IMC Requirement |
| 128 | Io Delta | 60690 | Support BST dumps of 64 words when in B&D mode |
| 128 | Io Delta | 60693 | Remote file transfer acknowledgement change from 2 bytes to1 |
| 128 | Independent 06-18-01 SRT | 9800-194 | File transfer |
| 128 | Callisto | 2000-020 | Provide “special” commands in Command Inventory |
| 128 | Callisto | 9800-191 | Provide HSR Access to MCC-H Generated ODRC Files |
| 128 | Callisto | 60675 | Change DBCL File name length restriction from 32 to 255 |
| 128 | Ganymede | 60687 | Packet to PUI Table changes to get rid of CTD 13 |
| 128 | MIDDS Rel | 2000-047 | Meteosat Ingestor upgrade to support EUMETSAT |
| 128 | Callisto Delta | 2000-016 | OI-29 GPL Payload Cmd. Filter |
| 128 | Independent 09-24-01 SRT | 2000-062 | OCA Phase X |
| 128 | Continuous 09-30-01 | 2000-071 | Training Support for Canadian Space Agency Software Developers |
| 128 | Ganymede | 2000-001 | CBP File Naming Convention |
| 128 | Ganymede | 2000-026 | ESA APM/ATV Data |
| 128 | Ganymede | 2000-031 | ISS CMD capability to turn off time authentication |
| 128 | Ganymede | 2000-042 | ISS CMD payload file transfers |
| 128 | Ganymede | 2000-043 | ISS CMD MCC-M & POIC ICD error codes |
| 128 | Ganymede | 60473 | Support UPD Data in ODRC |
| 128 | Ganymede | 60525 | Record Raw ISS CCSDS Packets in ODRC |
| 128 | Ganymede | 60771 | Support Payload APID file |
| 128 | Ganymede | 60772 | OI-30 Target Landing Sites |
| 128 | MIDDS Rel | 2000-067 | USAF range standardization & automation data |
| 128 | Un-named 09-24-01 SRT | 60692 | Maintain Physical to Logical MDM Mapping for Loads & Dumps |
| 128 | Continuous 09-30-01 | DV179 | FY01 Development Infrastructure |
| 128 | Continuous 09-30-01 | DV188 | FY01 CMD System User Infrastructure |
|  | Ganymede | 60800 | OI-30 GPS Capability Enhancement |
|  | Ganymede | 60924 | OI-30 GPCF Enhancements |
|  | Ganymede | 60994 | ISS FEP Changes Due to Timing Problem |
|  | Ganymede | 61039 | Capability To Queue File Transfer Commands |
|  | Ganymede | 61046 | G/G GSFC Data Acknowledgement Processing |
|  | Ganymede | 61085 | Timetag Commands and Thin Layer |
|  | September 2002 | 61053 | ISS Electrical Power System ODRC Comp Requirements for Flights 7A.1-12A |
|  | March ‘02 | 60969 | Support MSS Extended Dumps |
|  | March ‘02 | 61045 | Remove EIS Service Level Heart Beat Message |
|  | March ‘02 | 61049 | ISPX Script Changes |
|  | September ‘02 | 61050 | ISPX System Upgrades |
|  | September ‘02 | 60688 | Send Command History to Remote Site |
|  | 12/9/01 | 60894 | Install 2 Printers |
|  | 12/9/01 | 60916 | Install Workstations |

#### D002 Information Planning System (IPS)

| TABLE B.3.3-3.0-B, IPS DEVELOPMENT REQUIREMENTS |
| --- |
| 014 | --- | 21288 | EVALUATE/PROTOTYPE SHADOW PASSWORD (1996) |
| 014 | --- | 24948 | IMPLEMENT IMARS SUBNET |
| 014 | --- | 25211 | SGI WORKSTATION FOR SO AND ROSO POSITIONS (MISSION) |
| 014 | --- | 26255 | UPGRADE TBED2 IBM SERVER TO RAID5 |
| 014 | --- | 60251 | IMARS SERVER RAM UPGRADE |
| 036 | NTE 03/01/00 | 759 | Remap Galapagos Font Map to Match CP 1251 Font Map. |
| 036 | Delivery 9.0 SRR 05/12/00 | 2000-029 | Backward Compatibility |
| 036 | Delivery 10 SRR 09/28/00 | 777 | RUPSM – ECLSS Validation |
| 036 | Delivery 10 SRR 09/28/00 | 779 | FDPA – Propellant Management |
| 036 | Delivery 10 SRR 09/28/00 | 790 | PDAC – Ground Data Base in PDAC |
| 036 | Delivery 10 SRR 09/28/00 | 791 | FDPA - Orbit Lifetime After Every Event |
| 036 | Delivery 10 SRR 09/28/00 | 811 | PIM – FTF Modification for Product Distribution |
| 036 | 05/12/00 | 5.6-497 | Corrections to the Edit/Move Function |
| 036 | 05/12/00 | 5.6-746 | CPS-Additional condition and resource profile segment Ops |
| 036 | 05/12/00 | 5.6-747 | CPS-Separate/integrate with PET Scales |
| 036 | 05/12/00 | 5.6-748 | CPS-Enhancement of predefined conditions display for joint timelines |
| 036 | 05/12/00 | 5.6-751 | CPS-OSTP Data Generation updates-Part 2 |
| 036 | 05/12/00 | 5.6-761 | Union of conditions |
| 036 | 05/12/00 | 5.6-763 | CPS-Task List Management |
| 036 | 09/28/00 | 5.6-764 | CPS-Schedule backtracking for external temporal relationships |
| 036 | 05/12/00 | 5.6-766 | CPS-Store aggregate activity condition on/off times |
| 036 | 05/12/00 | 5.6-770 | CPS-Report IP Local Time on Products |
| 036 | 09/28/00 | 5.6-773 | RUPSM-BSAM validation |
| 036 | 05/12/00 | 5.6-781 | Provide GUI for file transfer from IPS to multiple International Partners/MSFC via MCC-H Dropbox |
| 036 | 09/28/00 | 5.6-782 | FTF Distribution to IOP Server |
| 083 | Del. 10 | 774 | RUPSM-PVTCS Validation |
| 083 | Del. 10 | 775 | RUPSM-ECLSS Development |
| 083 | Del. 10 | 776 | RUPSM-ECLSS Perfective/Adaptive Development |
| 083 | Del. 10 | 794 | FDPA-ICM Communications Coverage Data for MCC |
| 096 | Del. 10 | 822 | Ad Hoc Reporting |
| 096 | Del. 10 | 823 | Planning Editor Updates |
| 096 | Del. 10 | 824 | On-Board Short Term Plan (OSTP) Data Generation – Part 3 |
| 096 | Del. 10 | 829 | Procedure Name Selection and Loading |
| 129 | Del. 11 | 825 | Add Data Routing Information |
| 129 | Del. 11 | 859 | Generate New ORIG_DO_IDS When Pasting Resources/Conditions |
| 129 | Del. 11 | 860 | Rename Resource and Condition Types/Names |
| 129 | Del. 11 | 861 | Resource and Condition Type/Name Verification |
|  | Del. 11 | 828 | Battery Solar Array Model Capability Enhancement |
|  | Del. 11 | 866 | CPS Logical Plan Content |
|  | Del. 11 | 870 | Sustaining CPS International Synch Point Version |
|  | Del. 11 | 871 | CPS Backward Compatibility Changes |
|  | Del. 11 | 723 | Add Microgravity Contours to FDPA |
|  | Del. 11 | 833 | Upgrade FDPA Service Module Software |
|  | Del. 11 | 843 | Battery Solar Array Model Validation Tasks |
|  | Del. 11 | 862 | IPS Internal Office Capability |
|  | Del. 11 | 864 | CPS Multiple Events – Replace All |
|  | Delivery 11 September '01 | 61076 | IPS PC Subnet with MOSSL Technology |
|  | Delivery 11 September '01 | 61131 | IPS Additional PC Clients for IPS PC Subnet |
|  | Delivery 11 September '01 | 60909B | Add file specifications to the IPS firewall filter |
|  | Delivery 11 September '01 | 60978 | Microsoft Access On IPS |

B.3.4 Other Development Projects

Other Development Projects are development projects designed to enhance system capabilities.  Other Development Projects include:

- Checkout and Launch Control System (CLCS) Development

NASA will provide an approved Project Commitment Document (PCD) for each Other Development Project and the contractor shall complete the PCD activities.

CLCS DEVELOPMENT

The contractor shall provide hardware and software design, implementation and testing services as specified below, in accordance with the CLCS PCD dated October 9, 2001, and in accordance with the Checkout and Launch Control System Project Scout Software Delivery Statement of Work.

- Real-time System networks and platforms for the Satellite Development Environments (SDEs) 1 and 2, Integrated Development Environments (IDEs) 1 and 2, Operations Control Room 1 (OCR-1), OCR-2, OCR-3, Hypergolic Maintenance Facility (HMF), Shuttle Avionics Integration Lab (SAIL), Space Shuttle Main Engine Processing Facility (SSMEPF) and the Cargo Integrated Test Environment (CITE).

- Timing services for the SDEs, IDEs, OCR-1, OCR-2, OCR-3, HMF, SAIL, SSMEPF and CITE.

- Network management system for SDEs, IDEs, OCR-1, OCR-2, OCR-3, HMF, SAIL, SSMEPF and CITE.

- Real-time System software for the Atlas, Titan, Scout and Delta deliveries.  This includes the following Computer Software Configuration Items (CSCIs):

  - System Services

  - Application Services

  - Data Distribution and Processing

  - System Viewers

  - Command Support

  - System Control

  - System Diagnostics

  - System Test Suite

- Formal system test of the Atlas, Titan, Scout, and Delta deliveries.

- Sustaining support to the incremental deliveries until the transition to the operations contractor.

## B.3.4.1 CLCS  Mission Services Development

The contractor shall provide mission services development services in accordance with mission requirements documents contained in the integrated tables below.

- Transferred Development – CLCS

- Integration and Installation – None.

- New or Transferred Development by CSOC and M&O by a Non-CSOC Organization – CLCS

- New Development and M&O by the CSOC Contractor – None.

- Cost Estimates – None.

The contractor shall provide system software design and implementation services as specified below. The contractor shall provide system software test and implementation services as specified below.

Required Service:	2.4.1.8-a Transferred Development

Std. Of Excellence:	Contractor shall adhere to performance requirements and improve the baseline schedules and costs.

Expectation:	Contractor shall adhere to the baseline schedules, requirements, and costs.

Required Service:	2.4.1.8-c New or Transferred Development, and M&O and Sustaining engineering by a non-CSOC contractor.

Std. Of Excellence:	Contractor shall adhere to performance requirements and improve the baseline schedules and costs.

Expectation:	Contractor shall adhere to the baseline schedules, requirements, and costs.

The contractor shall provide development cost estimates

Required Service:	2.4.1.8-e Cost Estimates

Std. Of Excellence:	Contractor shall improve the negotiated cost delivery date.

Expectation:			Contractor shall adhere to the negotiated cost

delivery date.

## B.3.4.2 Payload Ground Operations Contract (PGOC) and CSOC Interrelationship

The PGOC contractor is responsible for development, testing, maintenance, operations, and sustaining engineering of user applications associated with CLCS CITE functions. CSOC shall integrate these user applications into the CLCS and support joint system integration and operations testing.

## B.3.4.3  Base Operations Contract (BOC) and CSOC Interface

The BOC contractor is responsible for development, testing, and sustaining engineering development of user applications associated with the CLCS CCS functions. CSOC shall integrate these user applications into the CLCS and support joint system integration and operations testing.

This page intentionally left blank.