LQCD Computing BY 2008 EXHIBIT 300

Part I:  Summary Information and Justification

In Part I, complete sections A, B, C, and D for all capital assets (IT and non-IT).  Complete sections E anf F for IT capital Assets.

Section A: Overview

| The following series of questions are to be completed for all investments. These questions will be used by OMB to identify which agency and bureau is responsible for managing each capital asset, which OMB MAX budget account funds the project, the kind of project, who to contact with questions about the information provided in the Exhibit 300, and whether or not it is an IT or a non-IT capital asset. |
| --- |
| 1. Date of Submission |  |
| 2. Agency | (Department of Energy) |
| 3. Bureau | High Energy Physics, Nuclear Physics |
| 4. Name of this Capital Asset | SC Lattice Quantum ChromoDynamics (LQCD) Computing |
| 5. Unique (Investment) Identifier | 019-20-01-21-01-1032-00-109-026 |
| 6. What kind of investment will this be in FY 2008? | Mixed Life Cycle |
| 7. What was the first budget year this investment was submitted to OMB? | FY2006 |
| 8. Provide a brief summary of this investment | The LQCD Computing Investment acquires, operates, and maintains computational systems that will serve as significant resources for the national LQCD user community. Given the known computational requirements, configurable commercial off-the-shelf components will be acquired through firm-fixed-price contracts. Using these resources, LQCD theorists can better provide theoretical insight and guidance to the community of approximately 4,500 particle and nuclear physicists. The performance of LQCD on a given computational resources is measured by the floating point operations per second (flop/s) using the actual production scientific codes. The total capacity of a given system is then rated as million (mega) or trillion (tera) flop/s of sustained performance. The price performance for LQCD of a given computational resource is measured as dollars per megaflop/s ($ per megaflop/s, sustained). Throughout this document computer performance or price/performance, refers to performance sustained by production codes, not to theoretical peak rates. Milestones are specified by giving the average performance of the sparse matrix inversion routine that consumes the bulk of the floating point operations in any LQCD calculation. By the end of FY 2007, it is anticipated that the project will be operating facilities with an aggregate capacity of 11.4 teraflop/s. The objective for FY 2008 is to acquire an additional 4.2 teraflop/s for production calculations with an average price/performance of $0.33 per sustained megaflop/s. Thereafter, the objective is to take advantage of the improvements in technology implied by Moore's law, as well as the specific nature of QCD calculations to advance a series of increasingly powerful capabilities for science. The hardware will be maintained at Brookhaven National Laboratory (BNL), Fermi National Accelerator Laboratory (FNAL), and the Thomas Jefferson National Accelerator Facility (TJNAF). The deployment location(s) of new hardware will be determined each year by peer review and availability of funding. The effort will be highly leveraged, benefiting from the expertise of the existing computer staffs and infrastructure of these laboratories. The facilities will be available to the entire U.S. lattice QCD community. In each year, additional hardware will be acquired and operated together with the existing systems. Accordingly, the fraction of the budget for SS activities will increase relative to DME activities in each year. |

| 9. Did the Agency’s Executive/Investment Committee approve this request? | Yes |  |
| --- | --- | --- |

a. If “yes” what was the date of this approval?

7/15/2006

| 10. Did the Project Manager review this Exhibit? | Yes |  |
| --- | --- | --- |

11. Contact Information of Project Manager?

Name		Jehanne Simon-Gillo

Phone Number    301-903-1455

Email		Jehanne.Simon-Gillo@science.doe.gov

| 13. Does this investment support one of the PMA initiatives? | Yes |  |
| --- | --- | --- |

If “yes” check all that apply:

- Human Capital

- Budget Performance Integration

- Financial Performance

- Expanded E-Government

- Competitive Sourcing

- Faith Based and Community

- Real Property Asset Management

- Eliminating Improper Payments

- Privatization of Military Housing

X    Research & Development Investment Criteria

- Housing & Urban Development Management & Performance

- Broadening Health Insurance overage through State Initiatives

- “Right Sized” Overseas Presence

- Coordination of VA and DoD Programs and Systems

| 14. Does this investment support a program assessed using OMB’s Assessment Rating Tool (PART)? |  | No |
| --- | --- | --- |

| a. If “yes” does this investment address a weakness found during the PART review |  |  |
| --- | --- | --- |

b. If “yes” what is the name of the PART program assessed by OMB’s Program Assessment

Rating Tool?

c. If “yes” what PART rating did it receive?

| 15. Is this investment for information technology? | Yes |  |
| --- | --- | --- |

If the answer to the question above was “Yes,” complete questions 16-23 below.  If the answer is “No,” do not answer questions 16-23.

16. What level is the IT Project (Check One)?

X    Level 1

- Level 2

- Level 3

17. What project management qualifications does the Project Manager have?

X    Project manager has been validated as qualified for this investment

- Project manager qualification is under review for this investment

- Project manager assigned to investment, but does not meet requirements

- Project manager assigned but qualification status review has not yet started

- No Project manager has yet been assigned to this investment

| 18. Is this investment identified as “high risk” on the Q4 – FY 2006 agency high risk report? |  | No |
| --- | --- | --- |

| 19. Is this a financial management system? |  | No |
| --- | --- | --- |
| a. If “yes” does this investment address a FFMIA compliance area? |  |  |
| 1. If “yes” which compliance area? |
| 2. If “no” what does it address? |
| b. If “yes” please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52. |

20. What is the percentage breakout for the total FY2008 funding request for the following?

66   Hardware

- Software

34   Services

- Other

| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? |  |  | N/A |
| --- | --- | --- | --- |

22. Contact Information of individual responsible for privacy related questions:

- Name		Don Holmgren

- Phone Number	630-840-2745

- Title		Contract Project Manager

- E-mail		djholm@fnal.gov

| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration’ approval? | Yes |  |
| --- | --- | --- |

Section B: Summary of Funding

Provide the total estimated life-cycle cost for this investment by completing the following table.  All amounts represent budget authority in millions, and are rounded to three decimal places.  Federal personnel costs should be included only in the row designated “Government FTE Costs,” and should be excluded from the amounts shown for “Planning,” “Full Acquisition,” and “Operation/Maintenance.”  The total estimated annual cost of the investment is the sum of costs for “Planning,” “Full Acquisition,” and “Operation/Maintenance.”  For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs.  The costs associated with the entire life-cycle of the investment should be included in this report.

| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) All amounts represent Budget Authority (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |
| --- |
|  | PY-1 & Spending Prior to 2006 | PY 2006 | CY 2007 | BY 2008 | BY +1 2009 | BY+2 2010 | BY+3 2011 | BY+4 2012 and beyond | Total |
| Planning |  | 0.025 | 0.114 | 0.119 | 0.123 |  |  |  | 0.381 |
| Acquisition |  | 1.850 | 1.616 | 1.540 | 0.668 |  |  |  | 5.674 |
| Subtotal Planning & Acquisition |  | 1.875 | 1.730 | 1.659 | 0.791 |  |  |  | 6.055 |
| Operations & Maintenance |  | 0.625 | 0.770 | 0.841 | 0.909 |  |  |  | 3.145 |
| TOTAL |  | 2.500 | 2.500 | 2.500 | 1.700 |  |  |  | 9.200 |
| Government FTE Costs should not be included in the amounts provided above. |
| Government FTE Costs |  | 0.050 | 0.050 | 0.050 | 0.100 |  |  |  | 0.250 |
| Number of FTE represented by cost |  | 0.25 | 0.24 | 0.23 | 0.44 |  |  |  |  |

Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies).

Government FTE Costs should not be included as part of the TOTAL represented.

| 2. Will this project require the agency to hire additional FTE’s? |  | No |
| --- | --- | --- |

a. How many and in what year?

3. If the summary of spending has changed from the FY2007 President’s budget request, briefly explain those changes.

From our operations experience in the first half of FY2006, we determined that additional manpower for operations was required in FY2007-FY2009.  Funding was shifted accordingly from Acquisition to Maintenance  & Operations.  The amounts shifted by year in $million were $0.08, $0.09, and $0.13, respectively, in FY2007, FY2008, and FY2009.

Section C: Acquisition/Contract Strategy (All Capital Assets)

1. Complete the table for all contracts and/or task orders in place or planned for this investment:

| Contract or Task Order Number | Type of Contract/ Task Order | Has the contract been awarded, if so what is the date of award? If not, what is the planned award date? | Start & end date of Contract/ Task Order | Total Value of Contract/ Task Order ($M) | Is this an Interagency Acquisition? (Y/N) | Is it performance based? (Y/N) | Competitively awarded? (Y/N) | SIS, ESPC or UESC? (Y/N) | Is EVM in the contract? (Y/N) | Does the contract include the required security & privacy clauses? (Y/N) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SURA-06-C0350 | Firm-fixed price | 2/28/2006 | 2/28/2006 | $280K | N | N | Y | N | N | N* |
| FNAL-BEC 186004 | Firm-fixed price | 5/17/2006 |  | $1430K | N | N | Y | N | N | N* |
| Planned FY07 at TJNAF | Firm-fixed price | 2/1/2007 |  | $1480K | N | N | Y | N | N | N* |
| Planned FY08 at FNAL | Firm-fixed price | 2/1/2008 |  | $1400K | N | N | Y | N | N | N* |
| Planned FY09 at FNAL | Firm-fixed price | 2/2/2009 |  | $830K | N | N | Y | N | N | N* |

* These task orders cover the purchase of computer hardware and some physical integration only.  Systems integration and operation of this computer hardware are performed by the host laboratories.  The host laboratories’ M&O contracts do cover security and privacy, and these requirements are satisfied by the laboratories’ staff, not through the task orders in the table.

2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: The DOE has determined that this investment does not meet the criteria requiring EVM.

| 3. Do the contracts ensure Section 508 compliance? | Yes |  |  |
| --- | --- | --- | --- |

| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? | Yes |  |
| --- | --- | --- |

a. If “yes,” what is the date?

May 25, 2005

| b. If “no,” will an acquisition plan be developed? |  |  |
| --- | --- | --- |

1.  If “no,” briefly explain why:

I.D.	Performance Information (All Assets)

Agencies must use Table 1 below for reporting performance goals and measures for all existing IT investments that were initiated prior to FY 2005.  The table should be extended to include measures beyond FY 06.

# Table 1

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2006 |  |  |  |  |  |
| 2006 |  |  |  |  |  |
| 2007 |  |  |  |  |  |
| 2007 |  |  |  |  |  |
| 2008 |  |  |  |  |  |

Table 2

| Fiscal Year | Measurement Area | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- |
| 2006 | Mission and Business Results | General Science and Innovation | Improved staggered configurations generated for studies of CKM matrix and hadron structure [SC Goals 4, 6] [NP-1] | 40^3 x 96 lattices generation 1/3 completed | 40^3 x 96 completed, 48^3 x 144 50% completed at one quark mass, 25% completed at a second (1.0 TF-Yrs) | (2/16/2006) 40^3x96: 2802 of 3400 trajectories done. 48^3x144: 1443 of 1900 trajectories at one mass done. 12 of 269 at a second mass done. On pace. |
| 2006 | Mission and Business Results | General Science and Innovation | Calculation of CKM matrix elements with improved staggered quarks [SC Goals 4, 6] [NP-1] | Baseline calculation with 28^3 x 96 lattices completed (< 0.5 teraflops-yr) | Calculation with 40^3 x 96 lattices completed (1.0 teraflops-yr) | (2/16/2006) D-mesons: 28^3x96 complete, 37% done on 40^3x96, to finish April 30. |
| 2006 | Mission and Business Results | General Science and Innovation | Hybrid calculation of quark structure of nucleon in chiral regime, including GPDs [SC Goals 4, 6] | < 0.5 TF-Yrs baseline calculation completed | 0.8 TF-yrs completed | (2/16/2006) 0.61 of 0.8 TF-yrs complete (on pace). |
| 2006 | Mission and Business Results | General Science and Innovation | Calculation of properties of hot hadronic and quark matter in chiral regime [SC Goals 5, 6] | < 0.5 TF-Yrs baseline calculation completed | 1.0 TF-Yrs calculation completed | (2/16/2006) 0.54 TF-yrs complete, ahead of pace. |
| 2006 | Mission and Business Results | Planning and Resource Allocation | Resources are being used in accordance with allocation committee decisions | 80% of time used by approved projects | 90% of time used by approved projects | (2/16/2006) 90% of time used by approved projects. |
| 2006 | Processes and Activities | Productivity and Efficiency | Meta-facility achieves high uptime and efficiency | Average machine uptime of 80% | Average machine uptime of 88% | (2/16/2006) 93% uptime. |
| 2006 | Technology | Effectiveness | Aggregate resource sustained teraflops for Asqtad + DWF (1:1) | 5.9 TF This capability allows the completion of the physics program planned for 2006. | + 2.7 = 8.6 TF This would establish sufficient capability for the planned 2007 physics program. | (2/16/2006) Hardware acquisitions in progress. |
| 2006 | Mission and Business Results | General Science and Innovation | Domain wall lattice generations [SC Goals 4,6] | 16^3 x 32 generation completed , 0.5 TF-years | 24^3 x 64 at generation one quark mass completed (1.0 TF - years) | (2/16/2006) Generating at 3 masses, 2540 of 5000 trajectories complete. |
| 2006 | Customer Results | Timeliness and Responsiveness | Response to service requests | 80% of tickets closed within 48 hours | 85% of tickets closed within 48 hours | (2/16/2006) Estimate 90% of tickets closed within 48 hours. |
| 2007 | Mission and Business Results | General Science and Innovation | Improved staggered configurations generated for studies of CKM matrix and hadron structure [SC Goals 4, 6] [NP-1] | 40^3 x 96 lattices completed 48^3 x 144 lattices in progress (1.75 TF-Years) | 48^3 x 144 lattices completed (1.65 TF-Yrs) |  |
| 2007 | Mission and Business Results | General Science and Innovation | Calculation of CKM matrix elements with improved staggered quarks [SC Goals 4, 6] | Baseline calculations with 40^3 x 96 lattices completed (1.0 TF-Yrs) | Calculation with 48^3 x 144 lattices completed (1.5 TF-Yrs) |  |
| 2007 | Mission and Business Results | General Science and Innovation | Hybrid calculation of quark structure of nucleon in chiral regime, including GPDs [SC Goals 4, 6] | 0.8 teraflops-year calculation completed | 1.8 teraflops-year calculation (total) completed |  |
| 2007 | Mission and Business Results | General Science and Innovation | Pentaquark and N* spectroscopy in the chiral regime [SC Goals 4, 6] | 0.5 teraflops-year baseline calculation completed | 1.25 teraflops-year calculation (total) completed |  |
| 2007 | Mission and Business Results | General Science and Innovation | Calculation of properties of hot hadronic and quark matter in chiral regime [SC Goals 5, 6] | 1.0 teraflops-year calculation completed | 2.25 teraflops-year calculation (total) completed |  |
| 2007 | Mission and Business Results | General Science and Innovation | Improved staggered configurations generated for studies of CKM matrix and hadron structure [SC Goals 4, 6] [NP-1] | 40^3 x 96 lattices completed 48^3 x 144 lattices in progress (1.75 TF-Years) | 48^3 x 144 lattices completed (1.65 TF-Yrs) |  |
| 2007 | Mission and Business Results | General Science and Innovation | Domain wall lattice generation [SC Goals 4,6] | 24^3 x 64 generation at one quark mass completed (1.0 TF-Yrs) | 24^3 x 64 generation at a second quark mass completed 32^3 x 64 generation at one quark mass 25% completed (3.0 TF-Yrs) |  |
| 2007 | Customer Results | Service Coverage | Number of users running jobs each month | 20 | 25 |  |
| 2007 | Customer Results | Timeliness and Responsiveness | Response to service requests | 85% of tickets closed within 2 business days | 90% of tickets closed within 2 business days |  |
| 2007 | Customer Results | Customer Benefit | Customer satisfaction survey (Customers rate satisfaction with the service provided on a scale of 1 to 10) | Average score of 7.0 | Average score of 8.0 |  |
| 2007 | Process & Activities | Quality | Percent of delivered node hours consumed by jobs with an “error” exit status. | 10% of node hours at each site (BNL, FNAL, TJNAF) | 8% of node hours at each site (BNL, FNAL, TJNAF) |  |
| 2007 | Process & Activities | Security & Privacy | Frequency of vulnerability scans on nodes visible from the Internet performed at each site. | “Nessus” or equivalent deep scan performed every other month at each site on all nodes connected directly to the Internet. | “Nessus” or equivalent deep scan performed every month at each site on all nodes connected directly to the public internet. |  |
| 2007 | Technology | Reliability and Availability | Meta-facility achieves high uptime and efficiency | Average machine uptime of 88% | Average machine uptime of 92% |  |
| 2007 | Technology | Effectiveness | Aggregate resource sustained teraflops for Asqtad + DWF (1:1) | 8.6 TF This capability allows the completion of the physics program planned for 2007. | + 3.2 (new) - 0.2 (retired) = 11.6 TF This would establish sufficient capability for the planned 2008 physics program. |  |
| 2008 | Mission and Business Results | General Science and Innovation | Completion of 2008 Scientific Program | 7.0 TF-Yrs applied to program set out by Scientific Program Committee. | 9.5 TF-Yrs applied to program set out by Scientific Program Committee. |  |
| 2008 | Customer Results | Service Coverage | Number of users running jobs each month | 25 | 30 |  |
| 2008 | Customer Results | Timeliness and Responsiveness | Response to service requests | 90% of tickets closed within 2 business days | 92% of tickets closed within 2 business days |  |
| 2008 | Customer Results | Customer Benefit | Customer satisfaction survey (Customers rate satisfaction with the service provided on a scale of 1 to 10) | Average score of 8.0 | Average score of 8.5 |  |
| 2008 | Process & Activities | Quality | Percent of delivered node hours consumed by jobs with an “error” exit status. | 8% of node hours at each site (BNL, FNAL, TJNAF) | 6% of node hours at each site (BNL, FNAL, TJNAF) |  |
| 2008 | Process & Activities | Security & Privacy | Frequency of vulnerability scans on nodes visible from the Internet performed at each site. | “Nessus” or equivalent deep scan performed every month at each site on all nodes connected directly to the Internet. | “Nessus” or equivalent deep scan performed every two weeks at each site on all nodes connected directly to the public internet. |  |
| 2008 | Technology | Reliability and Availability | Meta-facility achieves high uptime and efficiency | Average machine uptime of 92% | Average machine uptime of 93% |  |
| 2008 | Technology | Effectiveness | Aggregate resource sustained teraflops for Asqtad + DWF (1:1) | 11.5 TF This capability allows the completion of the physics program planned for 2008. | + 4.1 (new) = 15.6 TF This would establish sufficient capability for the planned 2009 physics program. |  |

Section E: Security and Privacy (IT Capital Assets only)

For all investments, please respond to the questions below and verify the system owner took the following actions:

| 1. Identified the IT security costs for the system(s) and have integrated those costs into the overall costs of the investment: | Yes |  |
| --- | --- | --- |

a.  If “yes,” provide the “Percentage IT Security” for the budget year: (whole numbers plus 2 decimals)

3.32%

| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |  |
| --- | --- | --- |

3.   Systems in Planning - Security:

| Name of System | Agency/ or Contractor Operated System? | Planned Operational Date | Planned or Actual C&A Completion Date |
| --- | --- | --- | --- |
| JLab 7n | Contractor | June 30, 2007 | July 1, 2005 * |
| FNAL 8 | Contractor | June 30, 2008 | October 2006 |
| FNAL 9 | Contractor | June 30, 2009 | October 2006 |

* The LQCD systems acquired by this investment will be part of existing cyber enclaves at their respective laboratories (BNL, FNAL, TJNAF). The cyber enclaves at each of the three labs (BNL, FNAL, TJNAF) have been C&A. The certification reviews were performed utilizing information and checklists from NIST SP 800-18 (Security Plans), NIST SP 800-26 (Self Assessments), NIST SP 800-37 (Certification and Accreditation), NIST SP 800-53 (Recommended Security Controls), FIPS 199, and published interim OMB guidance to review the system security plan and to determine the sensitivity, confidentiality, integrity, and availability levels for this application. Based on this self-assessment certification documentation, they received authority to operate (i.e. accreditation) from senior management. The current C&As based on this process are: FNAL's last C&A was issued in September, 2004, and the FNAL Authority to Operate (ATO) is valid until October 2006. TJNAF's last C&A was issued on July 1, 2005, and TJNAF has an ATO until July 2008. BNL submitted its C&A package on February 21.

4.   Operational Systems – Security:

| Name of System | Specify whether agency or contractor operated system | NIST FIPS 199 Risk Impact level (High, Moderate, Low) | Has C&A been Completed, using NIST 800-37? (Y/N) | Date C&A Completed | What standards were used for the Security Controls tests? (FIPS 200/NIST 800-53, NIST 800-26, Other, N/A) | Date Complete(d): Security Control Testing | Date the Contingency Plan Tested |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BNL LQCD, BNL Research Enclave | Contractor | Low | Y | Feb, 2006 | FIPS 200 NIST SP 800-53 | March 23, 2006 | April 24, 2006 |
| FNAL LQCD, General Computing Enclave | Contractor | Low | Y | Sept, 2004 | FIPS 200 NIST SP 800-53 | April 25, 2006 | January 31, 2006 |
| JLab LQCD, HPC/Sci-Comp Protected Zone | Contractor | Low | Y | July, 2005 | FIPS 200 NIST SP 800-53 | April, 2006 | April 25, 2006 |

| 5. Have any weaknesses related to any of the systems part of or supporting this investment been identified by the agency or IG? | Yes |  |
| --- | --- | --- |

| a. If “yes,” have those weaknesses been incorporated into the agency’s plan of action and milestone process? | Yes |  |
| --- | --- | --- |

BNL-LQCD shares a vulnerability with other BNL Research Enclave systems, namely that it permits the use of static passwords for SSH access. BNL is investigating correcting this by using single-use passwords instead.  The same situation exists at Jefferson Lab.

| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? |  | No |
| --- | --- | --- |

a.	If “yes,” specify the amount, a general description of the weakness, and how the funding request will remediate the weakness.

7.   How are contractor security procedures monitored, verified, and validated by the agency for the contractor systems above?

The lattice gauge computing systems are managed at BNL, FNAL, and TJNAF, each of which is a government-owned, contractor-operated facility. Performance is monitored by the DOE site office at each laboratory, in accordance with the requirements specified in the contracts between the DOE and the respective contracting agencies

(Brookhaven Science Associates (BSA) for BNL, Universities Research Association (URA) for FNAL, and Southeastern Universities Research Association (SURA) for TJNAF). These contracts include requirements

for compliance with pertinent government and DOE Computer Security policies (e.g. DOE O 205.1 Department of Energy Cyber Security Management Program).

At each laboratory, contractor security procedures are monitored, verified, and validated by numerous external entities including: 1) DOE-OCIO, 2) DOE Office of Performance Management and Oversight Assessment, 3) annual site reviews by the Office of Science, 4) the DOE-IG, and 5) external reviews.

The dates of recent and planned monitoring, verification, and validation activities by the DOE at each of the host laboratories involved in this investment are:

FNAL: November 2005 Site Assist visit; March/April 2006 DOE IG visit and audit

BNL: IG visit scheduled for October 2006

JLAB: DOE OA (Office of Independent Oversight and Performance Assurance) site visit May 2004.  Additional OA visit planned for summer, 2006.

8.   Planning & Operational Systems – Privacy:

| Name of System | Is this a new system? (Y/N) | Is there a Privacy Impact Assessment (PIA) that covers this system? (1,2,3,4,5) | Is the PIA available to the public? (1,2,3) | Is a System of Records Notice (SORN) required for this system? (Y/N) | Was a new or amended SORN published in FY 06? (1,2,3,4,5) |
| --- | --- | --- | --- | --- | --- |
| BNL: QCDOC | N | 3 | 2 | N | 5 |
| FNAL: LQCD | N | 3 | 2 | N | 5 |
| JLab: LQCD | N | 3 | 2 | N | 5 |

Section F: Enterprise Architecture (EA) (IT Capital Assets only)

| 1. Is this investment included in your agency’s target enterprise architecture? | Yes |  |
| --- | --- | --- |

a.	If “no,” please explain why?

| 2. Is this investment included in the agency’s EA Transition Strategy? | Yes |  |
| --- | --- | --- |

a.	If “yes,” provide the investment name as identified in the Transition Strategy provided in the agency’s most recent annual EA Assessment.

SC Lattice Quantum ChromoDynamics Computing (LQCD)

- If “no,” please explain why?

3.	Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table.  For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/.

| Agency Component Name | Agency Component Description | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused | Internal or External Reuse? | Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Component Name | UPI |  |  |
| Lattice QCD Simulation Hardware | The means to perform lattice QCD simulations. Dedicated computing hardware designed to execute lattice QCD computer codes in the most cost effective manner. Supports the LQCD hardware abstraction software libraries developed by the SciDAC Lattice Gauge Computing Project. | Knowledge Discovery | Simulation |  |  |  | 90% |
| Lattice QCD Vacuum Gauge Configuration Archives | Organization and archival storage (disk and tape) of vacuum gauge configuration data generated on Lattice QCD Simulation Hardware. | Document Management | Library / Storage |  |  |  | 2.5% |
| Lattice QCD Metadata Catalogs | Databases that relate the simulation parameters (quark masses, interaction constants, action, lattice spacing, lattice size) used to generate gauge configurations and quark propagators to data file series stored in various archives. | Data Management | Data Classification |  |  |  | 0.3% |
| Lattice QCD Replica Catalogs | Databases that relate lattice QCD data file series to physical storage locations. | Knowledge Management | Information Retrieval |  |  |  | 2.5% |
| Lattice QCD Authenticated Data Access | Strong authentication mechanisms permitting access to Lattice QCD data and simulation hardware by authorized users. | Knowledge Management | Information Sharing |  |  |  | 0.4% |
| Lattice QCD Metadata Specification | Defined schema used to describe key parameters of Lattice QCD simulations. | Data Management | Data Exchange |  |  |  | 0.3% |
| Lattice QCD Hardware Remote Management | Mechanisms to enable remote management of Lattice QCD simulation hardware. Examples include mechanisms for power cycling computer hardware, reloading operating systems, data, and firmware, and resetting computer and network hardware. | Systems Management | Remote Systems Control |  |  |  | 1.0% |
| Lattice QCD Hardware Monitoring | Mechanisms for monitoring the status of Lattice QCD simulation hardware. Includes the gathering, storage, analysis, and presentation of machine health and status information. | Systems Management | System Resource Monitoring |  |  |  | 1.0% |

4.	To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment.

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e., vendor and product name) |
| --- | --- | --- | --- | --- |
| Library / Storage | Service Platform and Infrastructure | Database / Storage | Storage | Anacapa “XTORE” NAS (network attached storage) |
| Library / Storage | Service Platform and Infrastructure | Database / Storage | Storage | StorageTek Tape Silos (“Powderhorn”) and Tape Drives (T9940A, T9940B) |
| Information Retrieval | Service Access and Delivery | Delivery Channels | Internet | ESNET |
| Information Sharing | Service Access and Delivery | Service Transport | Supporting Network Services | SSH (OpenSSH) |
| Information Sharing | Service Access and Delivery | Service Transport | Supporting Network Services | Kerberos (MIT krb5) |
| Knowledge Distribution and Delivery | Service Access and Delivery | Service Transport | Service Transport | SFTP (OpenSSH) |
| Knowledge Distribution and Delivery | Service Access and Delivery | Service Transport | Service Transport | SCP (OpenSSH) |
| Knowledge Distribution and Delivery | Service Access and Delivery | Service Transport | Service Transport | Hyper Text Transfer Protocol (HTTP) |
| Knowledge Distribution and Delivery | Service Platform and Infrastructure | Delivery Servers | Web Servers | Apache (www.apache.org) |
| Simulation | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | Custom QCDOC Supercomputer |
| Simulation | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | Intel Processor-based Clusters (Xeon, Pentium 4) |
| Simulation | Service Platform and Infrastructure | Hardware / Infrastructure | Local Area Network (LAN) | Ethernet |
| Simulation | Service Platform and Infrastructure | Hardware / Infrastructure | Local Area Network (LAN) | Myricom Myrinet 2000 |
| Simulation | Service Platform and Infrastructure | Hardware / Infrastructure | Local Area Network (LAN) | Mellanox Infiniband Switches and Host Channel Adapters |
| Simulation | Service Platform and Infrastructure | Supporting Platforms | Platform Independent | Linux (Scientific Linux) |
| Simulation | Service Platform and Infrastructure | Supporting Platforms | Platform Dependent | Custom QOS Operating System |
| Simulation | Component Framework | Business Logic | Platform Independent | C/C++ (GNU compilers, Intel C/C++ compilers, Portland Group C/C++ compilers) |
| Simulation | Component Framework | Business Logic | Platform Independent | Perl |
| Simulation | Component Framework | Business Logic | Platform Independent | Python |
| Data Exchange | Service Interface and Integration | Interoperability | Data Format / Classification | XML (World Wide Web Consortium, w3.org) |
| Data Classification | Component Framework | Data Interchange | Data Exchange | XQuery (World Wide Web Consortium, w3.org) |
| Remote System Control | Component Framework | Business Logic | Platform Independent | IPMI (Intelligent Platform Management Interface) |
| System Resource Monitoring | Component Framework | Presentation / Interface | Dynamic Server-Side Display | MRTG |
| System Resource Monitoring | Component Framework | Presentation / Interface | Dynamic Server-Side Display | Ganglia (sourceforge.ganglia.net) |

| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? |  | No |
| --- | --- | --- |

a.  If “yes,” please describe.

| 6. Does this investment provide the public with access to a government automated information system? |  | No |
| --- | --- | --- |
| a. If “yes,” does customer access require specific software (e.g., a specific web browser version)? |  | No |

1.	If “yes,” provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services).

Part II:  Planning, Acquisition, and Performance

Part II should be completed only for investments which in FY 2008 will be in “Planning” or “Full Acquisition” or “Mixed Life-Cycle investments, i.e., selected one of these three choices in response to Question 6 in Part I, Section A above.

# Section A. Alternatives Analysis [All Capital Assets]

| 1. Did you conduct an alternatives analysis for this project? | Yes |  |
| --- | --- | --- |

a.  If “yes,” provide the date the analysis was completed.

Analysis is performed annually ahead of each computer acquisition.  The most recent analysis was conducted in April, 2006 in preparation for the FY 2006 procurement.  Preliminary analyses are performed in the third quarter of each fiscal year in planning for the subsequent fiscal year, and more detailed analyses are done ahead of each procurement. Subsequent detailed analyses will be held in Fall 2006 (prior to FY2007 procurement) and Fall 2007 (prior to FY 2008 procurement).

b.  If “no,” what is the anticipated date this analysis will be completed.

c.  If no analysis is planned, please briefly explain why not.

2.  Use the results of  your alternates analysis to complete the following table:

| Alternatives | Description | Lifecycle Cost Estimate | Lifecycle Benefits Estimate |
| --- | --- | --- | --- |
| Baseline | Status Quo (4.2 teraflop/s sustained performance cluster in FY2008, 3.5 year operating lifetime) | $2.2M | $3.6M |
| Alternative 1 | Expand supercomputer center large clusters to have additional ~4 teraflops systained capacity | $2.9M | $3.6M |
| Alternative 2 | Procure IBM BlueGene/P supercomputer, two racks (estimate 4x boost over BlueGene/L in performance at constant cost per rack) | $2.8M | $3.6M |
| Alternative 3 | Expand supercomputer center BlueGene/P installations to provide 4.2 teraflop/s beyond what would otherwise have been used | $3.1M | $3.6M |

# 3.  Which alternative was selected by the Agency’s Executive/Investment Committee and why was it chosen?

# The project Baseline alternative was selected because it is the lowest cost alternative which achieves agency goals.

4.   What specific qualitative benefits will be realized?

This investment will provide quantitative benefits by directly impacting the High Energy Physics (HEP) and Nuclear Physics (NP) experimental physics programs. In 2006, 60% of the $717M HEP program and 50% of the $367M NP program for a total of $614M are impacted by these LQCD calculations. 

There are three significant ways in which this project will yield a return on investment: (1) reduced running time for given science goals, (2) improved selection of experiments, (3) new discoveries.

The scientific output of roughly 10% of these HEP and NP experiments is influenced by the accuracy of the theoretical numbers that go into the analysis of the experimental results. The proposed computing capabilities (including those coming online in FY2007, and those being added in FY2008) will improve the accuracy of these numbers by anywhere from 10% to a factor of 1.5, depending upon the physical quantity. These improvements will then improve the accuracy of the experimental results by an amount roughly equivalent to increasing the running time of the experiments by 5% (experiment dependent). In other words, this investment increases the output of the $614M investment in these experiments by 5% of 10%, or 0.5%, a $3.1M benefit. This benefit was partially realized with the installation of the QCDOC in the fall of 2005.  It will be fully realized beginning in FY 2007 and will continue for the life of the project, and for an additional year and a half beyond, albeit at a reduced rate as less new capacity is procured in the final year of the project, and since machines will be de-commissioned.

One of the LQCD investment impacts comes from the process used to select the experiments in the HEP and NP experimental programs. In this process individual experiments are proposed to Program Advisory Committees for inclusion in the program. One of the key criteria for an experiment to be approved is that it has an adequate theoretical foundation. Proposed experiments that have justifications based on a solid theoretical analysis have a significantly better chance of being approved. As a result of expanding possible theoretical analysis to include the LQCD calculations from this investment, better experiments will be performed, optimizing the scientific output of investments made in the experimental programs. Potential savings are expected to accrue from scientific discoveries, which influence the design or selection of future major facilities, thereby potentially significantly enhancing the scientific output of very large investments.  The dollar value of these impacts are more difficult to assess.  One approach is to say that the impact is most significant for the lowest 10% of experiments ranked by priority or scientific value.  Improved selection of experiments might increase the scientific output of these 10% of experiments by 5%, yielding an additional $3.1M benefit.

## Section B.  Risk Management (All Capital Assets)

All investments should perform a risk assessment during the early planning and initial concept phase of the investment life-cycle.

| 1. Does the investment have a Risk Management Plan? | Yes |  |
| --- | --- | --- |

a.  If “yes,” what is the date of the plan?

Updated version, April 6, 2006

b.  Has the Risk Management plan been significantly changed since last year’s submission to OMB?

No

c.  If there currently is no plan, will a plan be developed?

| 2. If there currently is no plan, will a plan be developed |  |  |
| --- | --- | --- |

a.  If “yes,” what is the planned completion date?

b.  If “no,” what is the strategy for managing the risks?

3.  Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule.

The investment plan is based upon a solid trend in industry in which computers gain in performance by 60% each year for fixed cost.  There are minor fluctuations in this trend line, and over many years this is a conservative estimate for optimized clusters for Lattice QCD.  There is a minor risk that this trend line could be missed slightly in any particular year, requiring a minor adjustment in milestones for that year (either in performance or time).  There is no risk to project cost, as contracts are firm fixed price and include hardware warrantees.

## Section C: Cost and Schedule Performance (All Capital Assets)

Note: The DOE has determined that this investment does not meet the criteria requiring EVM.

| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard 748? |  |  |
| --- | --- | --- |

N/A

2. Answer the following questions about current cumulative cost and schedule performance. Indicate whether the information provided is contractor-only, or whether it includes both government and contractor costs.

N/A

“As of” date: 	(mm/dd/yy)

a.  What is the Planned Value (PV)?

b.  What is the Earned Value (EV)?

c.  What is the actual cost of work performed (AC)?

d.  What is the calculated Schedule Performance Index (SPI=EV/PV)?

4.  What is the Schedule Variance (SV=EV-PV)?

N/A

5.  What is the calculated Cost Performance Index (CPI=EV/AC)?

N/A

6.  What is the Cost Variance (CV = EV - AC)?

N/A

| 7. Is the CV or SV greater than 10%? |  |  |
| --- | --- | --- |

N/A

a.  If “yes,” was it the CV, SV, or both?

b.  If “yes,” explain the variance

c.  If “yes,” what corrective actions are being taken?

d.  What  is the most current “Estimate at Completion”?

| 8. Is the department requesting a change in the performance baseline? | Yes |  |
| --- | --- | --- |

Based on operations during FY2006, additional manpower beyond that proposed in the current approved baseline will be required to competently operate the LQCD computing systems; note that the size of the operated systems increases in each year of the investment, and that the amount of SS spending in the current baseline increases in each year of the project, with a corresponding decrease in the amount of D/M/E spending.  The requested change to the baseline shifts funding from the D/M/E portion to the SS portion to support this increased manpower requirement.  The total project cost remains the same; however, the quantities of deployed TFlops in FY07-FY09 and of delivered TFlops in FY07-FY09 will likely decrease.  These proposed changes will be presented at the May 25/26, 2006, annual LQCD Technical Progress Review held by the DOE.  Afterwards the deployed and delivered Tflops numbers in the table below will be adjusted.

9. Complete the following table to compare actual cost performance against the planned cost performance baseline.  Milestones reported may include specific individual scheduled preventative and predictable corrective maintenance activities, or may be the total of planned annual operation and maintenance activities.  Indicate if the information provided includes government and contractor costs.

a. Government costs?		No

b. Contractor costs?		Yes

|  | Comparison of Initial Baseline and Current Approved Baseline |  |
| --- | --- | --- |
|  | Initial Baseline | Current Baseline | Current Baseline Variance |  |
| Description of Milestone | Planned Completion Date (mm/dd/yyyy) | Total Cost ($M) Estimated | Completion Date (mm/dd/yyyy) Planned/Actual | Total Cost ($M) Planned/Actual | Schedule/Cost (# days/$M) | Percent Complete |
| Procurement and deployment of systems totaling 2.0 teraflops | 09/30/2006 | $1.850 | 09/30/2006 |  | $1.850 |  |  |  |  |
| 6.2 Teraflops-years computing delivered | 09/30/2006 | $0.627 | 09/30/2006 |  | $0.627 |  |  |  |  |
| Procurement and deployment of systems totaling 3.1 teraflops | 06/30/2007 | $1.694 | 06/30/2007 |  | $1.616 |  |  |  |  |
| Additional 9 Teraflops-years computing delivered | 09/30/2007 | $0.782 | 09/30/2007 |  | $0.860 |  |  |  |  |
| Procurement and deployment of systems totaling 4.2 teraflops | 09/30/2008 | $1.598 | 06/30/2008 |  | $1.543 |  |  |  |  |
| Additional 12 Teraflops-years computing delivered | 09/30/2008 | $0.877 | 09/30/2008 |  | $0.932 |  |  |  |  |
| Procurement and deployment of systems totaling 3.0 teraflops | 09/30/2009 | $0.798 | 09/30/2009 |  | $0.668 |  |  |  |  |
| Additional 15 Teraflops-years computing delivered | 09/30/2009 | $0.902 | 09/30/2009 |  | $1.032 |  |  |  |  |

# Comments

$1.6M capital, 10%/year operating for 3.5 years.  Note that this also matches FY2008 FNAL budget divided by two (operating 2 machines at any one time) to get cost of one machine, times 3.5 years.

Lifecycle benefit is about the same as total project annual benefit, previously computed as $3.6M.  With constant funding, 48% of benefit in first year, 29% in second, 17% in third, 6% in last half year.

Estimate that general purpose HPC clusters cost 30% more, due to price premium for faster CPU’s, larger memories than needed, greater disk performance and size than needed.  Also 30% higher staffing costs due to weaker coupling to user community.

Price performance estimated at $0.5/Mflops, so hardware for 4.2 teraflops would go up by 40%, for an increase of $0.6M.

Compared with alternative 2, operating costs 30% higher as in alternative 1.