OPERATIONAL ACCEPTANCE

TEST PLAN

for the

Console Replacement System (CRS) Software Build 10.0

and

Voice Improvement Processor (VIP)

Software Build 3.1

August 2004

U.S. DEPARTMENT OF COMMERCE

National Oceanic and Atmospheric Administration

National Weather Service/Office of Operational Systems

Field Systems Operations Center/Test and Evaluation Branch

(This Page Blank)

Table of Contents

Page

Table of Contents	iii

Acronyms	v

1.0  Introduction	1

1.1  Test Plan Organization	1

1.2  Purpose	1

1.3  Test Objectives	2

1.4  Strategy	2

1.5  CRS Build 9.0/VIP Build 3.0 Contents	3

1.6  Test Result Analysis	5

1.7  Test Review Group (TRG)	6

1.8  Prerequisites, Assumptions, and Risks	8

1.8.1  Prerequisites	8

1.8.2  Assumptions	8

1.8.3  Risks	8

1.9  Test Personnel and Responsibilities	9

2.0  Method of Accomplishment	11

2.1  Test Sites	11

2.2  Test Methodology	11

2.2.1  Pre-OAT Activities	11

2.2.2  Test Configuration and Resources	12

2.2.2.1  Hardware/Software	12

2.2.2.2  Support Documentation	12

2.2.3  Installation	13

2.2.4  Test Conduct	13

2.2.5  Post-OAT Activities	14

2.3  Schedule	14

3.0  Test Recommendations and Report	17

Tables

Page

Table 1 - CRS Build 10.0/VIP 3.1 OAT Test Review Group (TRG) Personnel	6

Table 2 - OAT Test Sites	11

Table 3 - OAT Test Schedule	15

Attachments

Attachment A - Test Trouble Report	A-1

Attachment B - CRS Build 10.0/VIP Build 3.1 Release Notes	B-1

Attachment C - CRS Build 10.0/VIP Build 3.1 OAT Questionnaire	C-1

Attachment D - CRS Build 10.0/VIP Build 3.1 OAT Test Site Introduction Agenda	D-1

Attachment E - Example VIP Remote SFTP Key Installation and Network Setup	E-1

Acronyms

| ACP | Audio Control Panel |
| --- | --- |
| ASCII | American Standard Code for Information Interchange |
| AWIPS | Advanced Weather Interactive Processing System |
| CRS | Console Replacement System |
| EAS | Emergency Alert System |
| ECP | Engineering Change Proposal |
| ECR | Engineering Change Request |
| EO | Emergency Override |
| FEP | Front End Processor |
| FTP | File Transfer Protocol |
| IP | Internet Protocol |
| MIC | Meteorologist In Charge |
| MP | Main Processor |
| MP3 | MPEG-2 Layer 3 |
| MPEG | Moving Pictures Expert Group |
| NOAA | National Oceanic and Atmospheric Administration |
| NWR | NOAA Weather Radio |
| NWRSAME | NOAA Weather Radio Specific Area Message Encoder |
| NWS | National Weather Service |
| OAT | Operational Acceptance Test |
| OTR | Operational Trouble Report |
| SOM | System Operators Manual |
| SFTP | Secure File Transfer Protocol |
| ST | System Test |
| SSH | Secure Shell |
| SSO | Synthetic Speech Override |
| TRG | Test Review Group |
| TTR | Test Trouble Report |
| TTS | Text-to-Speech |
| VIP | Voice Improvement Processor |
| WAV | Waveform audio |
| WFO | Weather Forecast Office |
| WSH | Weather Service Headquarters |

1.0 Introduction

This plan describes the Government tests planned during the Operational Acceptance Test (OAT) of the National Oceanic and Atmospheric Administration (NOAA) Weather Radio (NWR) Console Replacement System (CRS) Build 10.0 and the Voice Improvement Processor (VIP) Build 3.1 software.  The OAT is intended to verify the installation of the CRS Build 10.0/VIP Build 3.1 software and confirm the successful operation in the National Weather Service’s (NWS) Weather Forecast Offices (WFOs) prior to nationwide deployment.

The CRS Build 10.0/VIP Build 3.1 software contains 10 software enhancements and 16 software fixes (see Section 1.5), including automatic CRS and VIP user’s password checking, secure file transfers using the Secure File Transfer Protocol (sftp), and authenticated secure shell (ssh) key installations.

A System Test (ST) will be performed at the NWS Headquarters (WSH) located in Silver Spring, Maryland.  Upon successful completion of the ST, the CRS Build 10.0/VIP Build 3.1 software will be shipped to four selected WFOs, one each from the continental US regions (see Section 2.1), for an OAT.  The OAT will be conducted from August 9 through September 17, 2004, for at least 30 days of operations.  Upon OAT completion, an OAT Report will contain a recommendation whether to proceed with the national deployment of CRS Build 10.0/VIP Build 3.1 software.

An OAT Test Review Group (TRG) (see Section 1.7) will be established for the duration of the CRS Build 10.0/VIP Build 3.1 OAT.  The TRG will expeditiously review OAT activities, coordinate issues, and classify any problems identified during the OAT for resolution.  Problems that are identified during the OAT will be documented in Test Trouble Reports (TTRs) (see Attachment A).   The TRG will also provide NWS management with a recommendation whether to proceed with national deployment.

1.1 Test Plan Organization

This OAT plan is comprised of three sections.  Section 1.0 contains introductory material dealing with CRS Build 10.0/VIP Build 3.1 contents, the test strategy, test objectives, and test prerequisites.

Section 2.0 describes the schedule and methodology for conducting the OAT, and the pre- and post-test activities performed at the OAT site test facilities.  This section also contains information on test personnel and their responsibilities.

Section 3.0 discusses how a recommendation for OAT will be made and how the test report will be written.

1.2 Purpose

The CRS Build 10.0/VIP Build 3.1 OAT will verify the installation and operation of the software upgrade in NWS field offices.  The OAT will ensure the upgrade does not adversely affect current operations.  The OAT will determine whether the new software is ready for deployment to the remainder of the NWS sites.

The OAT will allow the OAT sites to verify the introduction of new security features in CRS and VIP.  These features include automatic user’s password checking, authenticated ssh key installations, sftp file transfer processing within CRS and VIP, and sftp remote file transfers for field sites performing VIP remote file transfers.

1.3 Test Objectives

The specific objectives of this OAT are to:

a.	Verify the EHB-7 Software Note 6 document instructions for the installation of CRS Build 10.0 and the VIP Build 3.1 software are complete and accurate.

b.	Verify, in an operational environment, successful operation of the CRS Build 10.0 and the VIP Build 3.1 software without any system degradation.

c.	Verify the required CRS Build 10.0/VIP Build 3.1 documents are adequate (e.g., Release Notes, etc).

d.	Verify the CRS and VIP automatic user’s password handling is adequate and operational.

e.	Verify the ingest of input messages into CRS, conversion processing with the VIP, and subsequent broadcast are operational without any system degradation.

f.	Verify any problems found during VIP remote site file transfers, per specifically designated OAT sites performing such functionality, are mitigated and/or supported for operational status without any system degradation.

g.	Verify the NWRSAME test event (e.g., DMO) does not incur any problems during test transmission.

1.4 Strategy

The OAT will be conducted at four WFOs, with sites performing VIP remote file transfer processing, using their operational CRS and VIP systems.  During the OAT, sites will use their current Advanced Weather Interactive Processing System (AWIPS) and the associated message formatters to receive and send data and products for English and/or Spanish messages.

The OAT will begin by assessing the installation of the software upgrades.  During the first week of the OAT, the OPS24 and OPS23 support team will be on-site to monitor and assist the OAT site personnel during installation.  The OAT site personnel will assess the work required to update system passwords for each of the CRS and VIP processors and to install the required ssh keys used for CRS and VIP secure file transfers.    The sftp processing between CRS and VIP should be transparent to the operator. There should be no degradation of message file transfers during message input and subsequent broadcast.

For OAT sites using VIP remote file transfers, the OAT will assess possible system degradation due to the introduction of sftp instead of ftp file transfer handling.  The OPS23 software branch will help support the sites immediately affected by the ftp to sftp transition.   During the OAT, the OPS24 test and evaluation branch will document, in addition to other related OAT test results, site resolutions regarding remote file transfers.  These documented resolutions will be verified and, upon TRG adjudication, disseminated by OPS23 to the WFOs with similar VIP remote file transfer methodologies.

1.5 CRS Build 10.0/VIP Build 3.1 Contents

The CRS Build 10.0/VIP Build 3.1 software contains 10 software enhancements and 16 software fixes (see Attachment B), including automatic user’s password checking, CRS and VIP secure file transfers using sftp, authenticated ssh key installations, VIP remote file transfers using sftp, and the NWRSAME DMO event test capability.  The major CRS Build 10.0/VIP Build 3.1 software enhancements include:

- The password handling will be in compliance with the Department of Commerce secure password policies including the automatic 90-day change prompt and the password update restrictions.  The following CRS Master Processors (MPs) and Front End Processors (FEPs), and VIP automatic password restrictions include:

    - Password must have at least 8 non-blank characters.

    - Password must contain at least one alphabetic character.

    - Password must contain at least one number.

    - Password must have at least 3 different characters from the old password.

    - Password must differ from the user name, any circular shift of the user name, reverse order of the user name, or any reverse circular shift of the user name.  Please note that all CRS user accounts contain fewer than 8 characters.  Therefore, having the user name as the password will fail on the restriction described above in (i).

    - Password must be changed at least every 90 days.

Additionally, the VIP automatic password restrictions will include:

- Password must contain at least one upper case alphabetic character.

- Six of the characters may occur only once in the password.

- In addition to the current password, the password cannot be changed to the 10 previous passwords.  Therefore, the current password will not be able to be re-used for the next 11 password changes.

- Password cannot contain vendor/manufacturer default passwords, words

found in any dictionary (forward or backward), addresses, birthdays, or common character sequence

Due to the limited capabilities of the current CRS operating system (UnixWare 7), the CRS password handling will also involve non-automatic manual enforcement of user password changes.  These CRS manual user password change restrictions include Items vii-x.  For both CRS and VIP systems, another manual user password restriction is to disallow the use of special characters (e.g., # * @ &, etc.).

- The CRS Build 10.0/VIP Build 3.1 was originally designed to expect AWIPS to have a concurrent sftp implementation of their message file transfers to CRS.  However, according to the latest CRS Build 10.0 release notes:

“…LATEST AWIPS UPDATE:  PLEASE NOTE THAT BECAUSE OF AWIPS LOADING PROBLEMS, AWIPS OB4 WILL NOT BE IMPLEMENTING SFTP.  TRANSACTIONS FROM AWIPS TO CRS WILL CONTINUE TO USE FTP…”

Nevertheless, the CRS will process the normal VIP conversion file transfers, using sftp, between CRS and VIP only.  The CRS will continue to properly handle incoming AWIPS messages transferred via the current ftp protocol.  The use of sftp between CRS and VIP will be transparent and will not incur any limitations, including any communication issues with the current AWIPS ftp handling.

In order to avoid the use of clear text logins between CRS and VIP processors, the CRS Build 10.0/VIP 3.1 will use authenticated keys created and distributed during the initial software installation.  Steps taken during installation ensure keys will be properly created and copied to specified processors (see Attachment B, ECR 804).

- The VIP remote file transport processing will now use the sftp processing to transfer the VIP-generated Microsoft waveform (WAV) audio files and/or Moving Pictures Expert Group Level 3 (MP3) compressed audio files to a field-designated destination computer.  All VIP remote sftp users must convert to a standard configuration which is supported by CRS Build 10.0/VIP Build 3.1.  The VIP Build 3.1 software requires OAT sites to transfer VIP messages from VIP to the LDAD Server (LS1).  These messages will then either be transferred to an external system or an external system will retrieve the messages from the LS1.  The transfer or retrieval of VIP WAV or MP3 files will be an OAT site designated method and the setup and configuration will be performed by OAT site personnel.

- The NWRSAME tone will now have the DMO test event capability.  The CRS software will check for the new DMO event code on input and will subsequently generate the “999000” location test code instead of actual county codes.  This will enable NWS field offices to practice issuing critical messages without disrupting the Emergency Alert System (EAS) network or turning on receiver codes.

The CRS Build 10.0 software also contains a functionality to accept the input of externally generated voice files (WAV files) into CRS.  However, this functionality has been deactivated and according to the latest CRS Build 10.0 release notes:

“…THIS FEATURE WILL NOT BE ACTIVATED IN BUILD 10.0.  IF CRS BUILD 10.0 RECEIVES AN EXTERNALLY GENERATED VOICE MESSAGE, AN ALERT MONITOR ERROR MESSAGE WILL BE GENERATED AND THE MESSAGE WILL BE DELETED.  IF THIS CAPABILITY IS NEEDED IN THE FUTURE TO SUPPORT THE ALL HAZARDS COLLECTION SYSTEM, IT WILL BE ACTIVATED AT THAT TIME…”

1.6 Test Result Analysis

The staff at the OAT sites will provide comments on the installation process and operational use of the new software and VIP (see Attachment C) including any problems encountered.  If problems are observed, the OAT site staff will write TTRs (see Attachment A) to document each problem and send (either email or fax) these TTRs to the Test Director.  The Test Director will collect the TTRs and add them to the TestTrack database.  The Test Director will provide the TTRs to the Test Review Group for adjudication (see Section 1.7).

The TestTrack database has recently been updated to document TTRs, which will include, among other relevant problem information, the Impact and the Priority of each TTR.  The Impact field deals with how each problem affects the overall broadcast mission.  The problem can be assigned (sorted in ascending severity):

Impact 1 – prevent message broadcast, no workaround

Impact 2 – prevent broadcast with reasonable workaround

Impact 3 – degradation of broadcast

Impact 4 – less critical – loss of minimum capability

Impact 5 – minimum to no impact, nice to have.

The Priority field deals with how the problem is planned to be resolved.  The problem can be assigned (sorted in ascending severity):

Priority 1 – need immediate emergency fix

Priority 2 – include in the next build

Priority 3 – include in future build

Priority 4 – requires replacement system

Priority 5 – undetermined

If a problem is assigned a Priority of 1, an immediate suspension of the OAT will result and the TRG will assign the problem resolution to the responsible personnel.  If the problem in question has been deemed resolved by the TRG, the OAT will resume and any further regression testing will be performed.

1.7 Test Review Group (TRG)

The TRG will assist in problem resolution during the OAT.  The TRG is comprised of a group of subject-matter experts and is chaired by the Chief, Test and Evaluation Branch (OPS24).  The role of the TRG is to evaluate each TTR’s impact on daily field service operations and make recommendations to the CRS/VIP Software Manager on TTR criticality.  The TRG is comprised of the personnel from the offices identified in Table 1.  Following completion of the OAT, the TRG will convene to review the findings and recommend whether to proceed with national implementation.

Table 1 - CRS Build 10.0/VIP 3.1 OAT Test Review Group (TRG) Personnel

| Name/Organization | Function | Phone | Voting Member |
| --- | --- | --- | --- |
| Jerald Dinges (OPS24) | Test Review Group Chair | 301-713-0326 x160 |  |
| Bert Viloria (OPS24) | OAT Test Director | 301-713-0326 x131 FAX: 301-713-0912 |  |
| Mary Buckingham (OPS24) | OAT Support | 301-713-0326 x137 |  |
| Harry Tran (OPS24) | OAT Support | 301-713-0326 x105 |  |
| Jae Lee (OPS24) | OAT Support | 301-713-0326 x158 |  |
| Joel Nathan (OPS23) | CRS/VIP Software Manager | 301-713-0191 x119 |  |
| Jeff Earl (OPS12) | Maintenance Assurance | 301-713-1833 x162 |  |
| Harvey Thurm (ER1) | Eastern Region Program Manager | 631-244-0124 |  |
| Mike Mach (SR) | Southern Region Program Manager | 817-978-1100 x108 |  |
| Greg Noonan(CR4) | Central Region Program Manager | 816-891-7734 x301 |  |
| Craig Schmidt (WR1) | Western Region Program Manager | 801-524-4000 x266 |  |
| Per Pedersen (AR41) | Alaska Region Program Manager | 907-271-3462 |  |
| Jay DelCano (PR11) | Pacific Region Program Manager | 808-532-6427 |  |
| Philadelphia PA WFO (PHI) Gary Szatkowski Joseph Byerly Roy Miller Dan Hagarty | Focal Points [Input To Region Prog. Manager] MIC ESA DAPM ITO | 609-261-6600 |  |
| Austin / San Antonio TX WFO (EWX) Joe Arellano Brian Read William Runyon Mark Oliver | Focal Points [Input To Region Prog. Manager] MIC ESA DAPM ITO | 830-606-3617 |  |
| Northern Indiana IN WFO (IWX) Mike Sabones Peter Wallace Terry Click Dereek Adams | Focal Points [Input To Region Prog. Manager] MIC ESA DAPM ITO | 574-834-1104 |  |
| San Diego CA WFO (SGX) Jim Purpura Mike Lauderdale Michael Khuat | Focal Points [Input To Region Prog. Manager] MIC ESA ITO | 858-675-8700 |  |

1.8 Prerequisites, Assumptions, and Risks

This section describes the actions required before the OAT, the availability of other equipment needed for the OAT, and a description of the risks associated with performing the OAT.

1.8.1 Prerequisites

a.	The OPS24 conducts and successfully completes a CRS Build 10.0/VIP Build 3.1 System Test. All TTRs classified as Impact 1 and 2 must be closed.

b.	Draft versions of all CRS Build 10.0/VIP Build 3.1 documentation are available including EHB-7 Software Note 6, CRS Build 10 System Operators Manual, and CRS Build 10.0/VIP Build 3.1 Release Notes (see 2.2.2.2 Support Documentation) and provided to the OAT site.

c.	An OAT Test Readiness Review is conducted and the TRG agrees the system is ready to begin the OAT.  The Oat Test Readiness Review occurs on the same day as the CRS Build 10.0/VIP Build 3.1 ST wrap-up meeting.

d.	For OAT sites using the VIP remote ftp file transfers, the OAT site personnel will reconfigure their external remote systems to support ssh/sftp file transfers.  All VIP remote sftp users must convert to a standard configuration which is supported by CRS Build 10.0/VIP Build 3.1.  The VIP Build 3.1 software requires OAT sites to transfer VIP messages from VIP to the LDAD Server (LS1).  These messages will then either be transferred to an external system or an external system will retrieve the messages from the LS1.  The transfer or retrieval of VIP WAV or MP3 files will be an OAT site designated method and the setup and configuration will be performed by OAT site personnel.

1.8.2 Assumptions

Training for CRS Build 10.0/VIP Build 3.1 is not required for installation, configuration, operational use, and maintenance of the systems.

1.8.3 Risks

The risks involved in the OAT are:

- The creation and distribution of the ssh key files.  The introduction of authenticated ssh keys within CRS and VIP will now allow files to be distributed non-interactively (no user and password prompts) via the authorized_keys file.  If the authorized_keys file is somehow inadvertently corrupted, deleted, or updated, files transfer problems could occur.  Moreover, a misleading VIP ‘down’ status may also occur due to the non-delivery of the VIP status file.

- No standard VIP remote file transfer configuration or specific NWR requirements for VIP remote file transfer processing.  The VIP remote file transfer, while still considered an external functionality of CRS, will now require the external remote machine to have an ssh configuration which supports sftp.  This remote machine is where the VIP WAV or MP3 files are to be transferred.  Currently, there are no standard requirements on how external remote machines are configured.  Each site using the remote transfer could have external systems that have different operating systems and security settings.

Additionally, the VIP Build 3.1 software has been rewritten without a fallback switch to the former ftp processing if the sftp or ssh configurations do not exist and are not set properly. Fallback switch procedures do not exist because this VIP remote file transfer is NOT a NWR requirement.

The VIP remote sftp messages must be sent from the VIP to the LDAD server (see Section 1.5, Part c).   Subsequently, these messages on the LDAD server must be sent to or retrieved by an external machine.  There are no standard requirements for how these LDAD server VIP messages are going to be sent to the external machine.

- New NWRSAME DMO test event code.  The new NWRSAME DMO event code will now allow the capability to conduct exercises without disrupting the EAS network or turning on receiver codes used by industry and the general public (see Attachment B, ECR 831).  Specifically, the “999000” value will now be used instead of the valid UGC values corresponding to specific county codes.  Additionally, the DMO event code will not trigger audio alarms.

The new DMO feature requires the DMO message type will be created and scheduled for specified transmitters for testing.  Additionally, all NWRSAME decoders nationwide rely on proper alignment of data values per the frequency-shifted data tone.  Since the DMO 999000 code replaces actual county codes, the DMO NWRSAME tone transmission should be verified for non-activation of NWRSAME receivers and any audio alarms.

1.9 Test Personnel and Responsibilities

The personnel participating in the OAT are listed in Table 1.  Selected personnel from OPS23 will also participate and will be responsible for OAT support.  The following describes the major roles and responsibilities of the test personnel.

Test Review Group Chair (OPS24) - Convenes the weekly TRG meetings by conference calls (see Table 3 – OAT Test Schedule) to review, clarify, and validate deficiencies documented in TTRs. Categorizes validated deficiencies and recommends corrective actions to the CRS/VIP Software Manager.  Coordinate the prioritization and resolution of validated deficiencies and of other test-related issues. The Test Review Group Chair is a voting member of the TRG.

Test Director (OPS24) - Ensures all tests defined for the OAT are completed and the results properly documented in the OAT report.  Responsible for collecting and presenting TTRs to the TRG for classification.  Coordinates OAT conference calls.  Following completion of the OAT, the Test Director will call a final meeting of the TRG, detail to the CRS/VIP Software Manager what was tested, and report the OAT conclusions.  Ensures all TTRs documented and classified during the OAT are forwarded to the proper WSH organization or board for adjudication; writes the OAT report to document the test results and recommendations.  The Test Director is a member of the TRG.

CRS/VIP Software Manager (OPS23) - Ensures the CRS Build 10.0/VIP Build 3.1 software and documentation are available for the OAT.  Participates in OAT conference calls.  Reviews all problems documented and classified during the OAT and coordinates their adjudication.  Reviews the OAT plan and report.  The CRS/VIP Software Manager is a voting member of the TRG.

OAT Support (OPS24) - Responsible for performing test support duties as assigned; assists test sites in completing TTRs when problems are observed; provides the Test Director with technical information and advises on problem solutions.  OAT support team will also monitor and assist during the OAT site software installation.  The team members are members of the TRG.

Regional CRS Focal Points - Responsible for providing coordination between WFOs and WSH, participating in conference calls, and reviewing plans and reports during the OAT.  The regional CRS focal points are voting members of the TRG.

OAT Sites - Responsible for planning and coordinating OAT activities with their regional CRS Focal Points and WSH, participating in conference calls, and reviewing of plans and reports during the OAT. The test site Meteorologist in Charge (MIC) will approve decisions required during the OAT, for example, when to install the equipment, how to operate with the new system, and ensure the OAT site staff support as required.  The OAT site MIC retains all management responsibility for the site including whether to continue the OAT.  The OAT site will provide at least one site representative to participate in the OAT conference calls.  OAT site personnel will:

- perform the software installation with assistance from OAT Support team.

- configure VIP remote file transfer operations

- provide installation feedback to the Test Director

- verify CRS, VIP and NWR operations

- note any problems on TTR forms (Attachment A)

- provide input during OAT at TRG conference calls

- complete and return questionnaire to OAT Test Director (Attachment C)

2.0 Method of Accomplishment

The following sections describe the test schedule, facilities, configuration, resources, and personnel roles and responsibilities to conduct the OAT.

2.1 Test Sites

The four WFO OAT test sites include:

Table 2 - OAT Test Sites

| Site | Configuration | Transmitters |
| --- | --- | --- |
| ER - Philadelphia, PA (PHI) | Large | 7 |
| SR – Austin / San Antonio TX (EWX) | Max | 12 |
| CR - Northern Indiana IN (IWX) | Typical | 4 |
| WR - San Diego CA (SGX) | Large | 6 |

2.2 Test Methodology

The following sections describe how the OAT will be conducted.  The Test Director will ensure the test is performed as outlined.  Any deviation from the test methodology will be documented and provided to the OAT Support Team prior to conduct of the affected tests.

2.2.1 Pre-OAT Activities

WSH - Prior to conducting the OAT, WSH will complete the following actions:

a.	Conduct a successful CRS Build 10.0/VIP Build 3.1 ST. - OPS24

b.	Distribute the OAT Plan to each OAT site. - OPS24

c.	Package and ship CRS Build 10.0/VIP Build 3.1 software with all documentation to the OAT sites. - OPS23 (see Section 2.2.2.2)

OAT Sites - Prior to conducting the OAT, OAT sites will complete the following actions:

a.	The OAT sites will ensure NWR/CRS is optimally functioning.

b.	Save the current configuration of CRS and VIP dictionary and preprocessor files on removable media for backup.

c.	The OAT sites will ensure required software, including the VIP disk image CDs, are available.

d.	For OAT sites using VIP remote ftp file transfers, the OAT sites will ensure the remote machines are preconfigured with ssh/sftp capabilities.  Additionally, OAT sites must convert to a standard configuration which is supported by CRS Build 10.0/VIP Build 3.1.  The VIP Build 3.1 software requires OAT sites to transfer VIP messages from VIP to the LDAD Server (LS1).  These messages will then either be transferred to an external system or an external system will retrieve the messages from the LS1.  The transfer or retrieval of VIP WAV or mp3 files will be an OAT site designated method and the setup and configuration will be performed by OAT site personnel.

2.2.2 Test Configuration and Resources

The following sections describe the CRS test configuration, supporting documentation, and test personnel roles and responsibilities.

2.2.2.1 Hardware/Software

A fully configured CRS complete with a VIP system will be used at each test site WFO during the OAT.  The WFO AWIPS will be used to send formatted messages to the CRS.  Each WFO’s normal transmitters will be used to send CRS message products to the public as it is currently implemented.

For OAT sites using the VIP remote ftp functionality, each site will setup the required ssh configuration on its remote machine to allow sftp file transfers from the VIP.  All VIP remote sftp users must convert to a standard configuration which is supported by CRS Build 10.0/VIP Build 3.1 (see Section 1.5, Part c).

2.2.2.2 Support Documentation

CRS and VIP support documentation hardware/software installation, and operational instructions will be shipped to each OAT site prior to the OAT.  Reference to these documents will be made as required throughout the test.  The list of documentation, procedures and responsible authors includes, but is not limited to, the following:

- OAT Plan for the CRS Build 10.0/VIP Build 3.1 (OPS24)

- EHB-7 Software Note 6 (OPS23/OPS12)

- CRS Build 10.0 Release Notes (draft) (OPS23)

- VIP Build 3.1 Release Notes (draft) (OPS23)

- Equipment Maintenance Reporting System (EMRS) Instructions (OPS13)

- CRS Build 10.0 System Operators Manual (SOM) (OPS23)

The CRS Build 10.0 SOM document will only be included as a “.pdf” file within the CRS Build 10.0 software distribution CDs.  The EMRS instructions document will be included within the EHB-7 Software Note 6 document.

2.2.3 Installation

WSH will ship the CRS Build 10.0/VIP Build 3.1 software and documentation to the test sites or take them to the OAT site before the OAT begins.  The OAT site personnel will have the necessary support software, including the VIP disk image CDs, to proceed with installation.  OAT site personnel will perform the installation of the CRS Build 10.0/VIP Build 3.1 software in accordance with the EHB-7 Software Note 6 installation instructions.  The OAT Support team (OPS24 and OPS23) will provide assistance during installation.  Also, at this time, the OAT site personnel will evaluate and forward comments to the OAT Test Director.  The OAT test sites must wait to install the CRS Build 10.0/VIP Build 3.1 software until the Test Director authorizes them to begin.  At the end of an installation, the OAT site personnel will complete EMRS in accordance with the EMRS Instructions.

2.2.4 Test Conduct

The OAT Test Director and OAT Support personnel will be on site at the WFOs in the first week of the OAT.  The CRS/VIP Software Manager will send the new software builds and documentation to the OAT test sites.  The Test Director will notify the test sites when they may begin the installation.  The OAT site MIC retains control over the operations of the site including whether to halt the OAT.

If operational concerns affect the agreed installation times, the site must notify the OAT Test Director and reschedule the CRS Build 10.0/VIP Build 3.1 installation. Prior to actual OAT tests, the WSH personnel will meet with the OAT site personnel (see Attachment D) to discuss the OAT test agenda.  The OAT will be conducted by OAT site personnel performing routine daily operations with the CRS and VIP systems.

During the OAT, the following actions will be performed:

a.	OAT site personnel will install the CRS Build 10.0 and the VIP 3.1 software.

b.  	OAT site personnel will operate CRS Build 10.0/VIP Build 3.1 in normal and backup CRS/NWR service operations.

c.	OAT site personnel will update all the CRS and VIP user’s passwords per the new CRS and VIP password policies (see Section 1.5).

d.	OAT site personnel will create and copy the authenticated ssh key files to all appropriate CRS and VIP processors.

e.	For OAT sites using VIP remote ftp file transfers, OAT personnel will setup their remote machine for ssh configuration and allow for sftp file transfers from VIP.  The OAT personnel will test the new remote sftp file transfers and verify the WAV and/or MP3 files are properly copied to the remote machine (see Section 1.5, Part c).

f.	OAT site personnel will test the new NWRSAME DMO test tone functionality and verify the test event code does not trigger audio alarms.  For OAT sites having either the MTR-4407 or the DCR-450 NWRSAME decoders, the OAT site personnel will verify the data NWRSAME tone output containing the “999000” value instead of the actual UGC county codes.

For OAT sites using the VIP remote file transfers, the OAT site personnel must copy the proper authenticated ssh key files.  For Linux-based external systems, the OAT site personnel must copy the VIP /home/crs/.ssh/vip.pub key file to the authorized external system. The OAT site personnel operator should coordinate this ssh key file copy with the System Administrator of the authorized external system. Normally, the vip.pub public key file would be added to an authorized _keys file or its equivalent. All VIP remote sftp users must convert to a standard configuration which is supported by CRS Build 10.0/VIP Build 3.1 (see Section 1.5, Part c).  A step-by-step example for setting up the key installation and network setup for the file transfer of VIP messages to the LDAD server is included in Attachment E.

For OAT sites using the former VIP remote ftp file transfers, the new sftp file transfer capability might present some problems and/or additional work to reconfigure.  In order to minimize the impact of the external system down time, the PHI WFO will be one of the initial OAT sites for the first week of the OAT (August 9th) performing installation and testing.  At the PHI WFO site, the WSH and OAT site personnel will coordinate and gather VIP remote sftp file transfer information during testing.  After a successful setup of the remote file transfer, relevant information will be verified, and upon agreement during the TRG weekly meetings, these data will be disseminated to the rest of the OAT sites.  Subsequently, the WSH test team will proceed to the rest of the sites and resume OAT testing.

A single point of contact for OAT telephone support is at WSH OPS24: 301-713-0326 x 131 Bert Viloria or email to Bert.Viloria@noaa.gov.  Any problems observed during the OAT will be documented on a TTR (Attachment A) and called to the immediate attention of the OAT Test Director.  TTRs may be faxed to 301-713-0912.  The Test Director will present the TTRs to the TRG for classification and recommendations for further action.  Any CRS/VIP operational issues can also be directed to WSH OPS23: 301-713-0191 x119 Joel Nathan or 301-713-0191 x139 Nancy Helderman with support available weekdays from 6:15 a.m. to 5:00 p.m. EST.  The CRS Help Desk can also be accessed from the Internet at http://weather.gov/ops2/crs/crshelp.html

2.2.5 Post-OAT Activities

Following completion of the OAT, the OAT Test Director will conduct a final meeting of the TRG to review test activities, a summary of TTRs found, major findings, and recommendations.  The TRG will review the materials presented by the Test Director and make a recommendation to the CRS/VIP Software Manager whether to proceed with the national deployment.

2.3 Schedule

The OAT will be conducted in accordance with the following schedule:

Table 3 - OAT Test Schedule

| Date | Action |
| --- | --- |
| 08/05/04 | 2PM EST; First OAT conference call, in conjunction with final ST wrap-up and OAT Test Readiness Review. |
| 08/09/04 | The OAT sites MUST have already received the CRS Build 10.0/VIP Build 3.1 software and documentation. PHI install & setup CRS Build 10.0/VIP Build 3.1 software - Install software and red-line installation Instructions - If time permitting, test the VIP remote sftp file transfers. - Provide installation process feedback to OAT Test Director |
| 08/10/04 | EWX install & setup CRS Build 10.0/VIP Build 3.1 software - Install software and red-line installation Instructions - Provide installation process feedback to OAT Test Director - Sites continue CRS/VIP operations |
| 08/11/04 | PHI and EWX Routine Weekly Test, including the following tests: - NWRSAME DMO tone test - Start or resume scheduled tests from previous day. |
| 08/12/04 | 2PM EST; conference call, review activities. |
| 08/17/04 | IWX and SGX install & setup CRS Build 10.0/VIP Build 3.1 software - Install software and red-line installation Instructions - If time permitting, test the VIP remote sftp file transfers. - Provide installation process feedback to OAT Test Director - Sites continue CRS/VIP operations. |
| 08/18/04 | Routine Weekly Tests. For the test of the OAT sites: - NWRSAME DMO tone test - Externally generated voice message input to CRS - Start or resume scheduled tests from previous day. |
| 08/19/04 | 2PM EST; conference call, review activities. |
| 08/25/04 | Routine Weekly Test. |
| 08/26/04 | 2PM EST; conference call, review OAT activities |
| 09/01/04 | Routine Weekly Test |
| 09/02/04 | 2PM EST; conference call, review OAT activities |
| 09/08/04 | Routine Weekly Test |
| 09/09/04 | 2PM EST; conference call, review OAT activities |
| 09/15/04 | Routine Weekly Test. |
| 09/16/04 | 2PM EST; conference call, review OAT activities |
| 09/17/04 | End of OAT. TRG will make deployment decision. |
| 10/01/04 | Prepare OAT Report |

3.0 Test Recommendations and Report

During the OAT, the Test Director will prepare weekly status messages summarizing any TTRs, operational issues and test completions.  The status messages will be distributed to the TRG and any other requested recipients.

At the conclusion of the OAT, the TRG will review documented problems.  If no TTRs with Impact 1 and 2 deficiencies remain open, and workarounds have been developed and documented for deficiencies not fixed, a recommendation will be forwarded to the CRS/VIP Software Manager to proceed with the national deployment.  Upon completion of the OAT, the Test Director will prepare an OAT Report, including details of any TTRs, findings and recommendations.

Attachment A - Test Trouble Report

| CRS OAT TEST TROUBLE REPORT (TTR) TTR NO: |
| --- |
| Title/Summary: |
| Date/Time Discovered: | Software Version: CRS B10.0 / VIP B3.1 |
| Originator: | Attach: pages |
| Location: | Configuration: | Live data? | No. of Transmitters: |

| Priority |  | Impact |  | Subsystem/ Component |  | Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| Immediate fix |  |  | Prevent msg broadcast, NO workaround |  |  | Software |  |  | Always |  |
| Include in next build |  |  | Prevent msg broadcast, reasonable workaround |  |  | Hardware |  |  | Sometimes |  |
| Include in future build |  |  | Degradation of broadcast |  |  | Documentation |  |  | Rarely |  |
| Requires a replacement system |  |  | Less critical – loss of minimum capability |  |  | Installation |  |  | One-time occurrence |  |
| Undetermined |  |  | Minimum to no impact, nice to have |  |  | Other |  |  | Always |  |
|  |  |  |  |  |  |  |  |  | See description |  |
|  |  |  |  |  |  |  |  |  | Unknown |  |

| Problem Description: | Reference ECRs/TTRs: | Test Procedures/Steps: |
| --- | --- | --- |
| Recommended Solution: |
| Authorizing Signature: | Date: |

Attachment B - CRS Build 10.0/VIP Build 3.1 Release Notes

These notes document the new features and bug fixes incorporated into CRS Build 10.0 and VIP Build 3.1 Engineering Change Request (ECR) numbers have been provided to reference a formally documented problem which has been resolved by this build.  Refer to the CRS web page for the latest Release Notes.

SOFTWARE ENHANCEMENTS

- ECR 832: Support For Externally Generated Voice Messages - THIS FEATURE WILL NOT BE ACTIVATED IN BUILD 10.0.  IF CRS BUILD 10.0 RECEIVES AN EXTERNALLY GENERATED VOICE MESSAGE, AN ALERT MONITOR ERROR MESSAGE WILL BE GENERATED AND THE MESSAGE WILL BE DELETED.  IF THIS CAPABILITY IS NEEDED IN THE FUTURE TO SUPPORT THE ALL HAZARDS COLLECTION SYSTEM, IT WILL BE ACTIVATED AT THAT TIME.   Prior to Build 10.0, CRS software only received weather related messages in ASCII text format.  It processes the messages based on Message Attributes stored in the weather message header and system data stored in various database tables.  These text messages are converted from text to speech either using the DECtalk algorithm or using the VIP.  Prior to Build 10.0, CRS did not provide the capability for processing externally generated voice messages.

Build 10.0 provides the capability to process, schedule, and broadcast externally generated voice messages.  The CRS weather message header Message Attributes include a 5-character Message Format code used to identify the format and language of the message.  Previously, the only Message Formats that could be properly processed were “T_ENG” and “T_SPA” for English and Spanish text respectively.  The Build 10.0 software will process “V_ENG” and “V_SPA” for English and Spanish voice.  Since these voice files will be passed through the DECtalk for broadcast on the transmitter in the same manner as manually recorded voice files, either of the “voice” Message Formats may be used for both English and Spanish externally generated voice files.  However, for consistency, we recommend the use of “V_ENG” only for all externally generated voice files.

The following is the format of the message name for the externally generated voice messages:

EV ID <msg typ ID> <msg ID>

where <msg typ ID> is the internally-assigned numeric Message Type identifier and <msg ID> is the internally-assigned numeric message identifier of the subject message.

Some restrictions are required for the proper handling of the externally generated voice files.  Because the weather message header must be extracted in its entirety, the CTRL-F and CTRL-B sequences are not permitted to be imbedded in the voice file.  The new voice processing software will pass through DECtalk formatted .wav files, i.e. 10K sample .wav files.  The software will also recognize and convert using the SOX utility the more standard 16K sample .wav files.

- ECR 831: Add Special DMO Test NWRSAME Capability - Prior to Build 10.0, CRS did not have the capability to perform the DMO Test NWRSAME.  This special event code provides the NWS field offices a means of conducting exercises to practice issuing authentic warnings and other critical messages without disrupting the EAS network or turning on receiver codes used by industry and the general public.  It may also be used as a maintenance aid to align and test the communications link.

The CRS software has been modified to check for special Event Code “DMO”.  If found, CRS will ignore the normal NWRSAME generation of UGC codes based on the LACs in the message header.  Instead, CRS will generate a single code of “999000".  The event code “DMO” should not normally be programmed into the receiver decoder, and the location code of “999000" does not match any existing or future geographical area codes.

- ECR 804: Replacement Of FTP Transactions With SFTP - The CRS consists of 2 MPs, 2 -4 FEPs, and a single VIP.  CRS receives specially formatted text messages from AWIPS that are placed in a directory on the Master MP for processing.  Text messages that are flagged to be transformed into the Speechify voices (Tom, Donna, and Javier) are sent to the VIP for processing.  The VIP will convert the text messages to 16K sample .wav files.  Optionally these .wav files may be directed through LDAD to external systems, such as Web Servers, the WR Interactive Voice Response (IVR) system, etc.  This option also allows for the files to be converted via the SOX utility to mp3 files and transferred.  After the files received from the Master MP are processed, the SOX utility is used to convert them 10K sample .wav files, which is the format required for DECtalk acceptance.  The 10K sample .wav files are transferred back to the Master MP, where they are scheduled and copied to the shadow MP and FEPs for subsequent transmission.  Control files are also passed back and forth between the Master MP and VIP that allow the transfer of timeout and status information.

Prior to CRS Build 10.0/VIP 3.1, all the message transactions between AWIPS and Master MP, Master MP and VIP, and VIP and external systems were via file transfer protocol (ftp).  These ftp transactions require the passing of the crs user password between systems and create security problems that are in violation of the DOC Computer Security Policy.  Therefore, these transactions will be replaced with secure file transfer protocol (sftp).  The sftp required the passing of authentication keys between the systems rather than a password.  Because the transition from ftp to sftp in CRS Build 10.0 requires close coordination of this same change implemented in AWIPS OB4, ftp will remain as an option for transactions between AWIPS and the Master MP.  This will allow sites to install either AWIPS OB4 or CRS Build 10.0 first.  LATEST AWIPS UPDATE:  PLEASE NOTE THAT BECAUSE OF AWIPS LOADING PROBLEMS, AWIPS OB4 WILL NOT BE IMPLEMENTING SFTP.  TRANSACTIONS FROM AWIPS TO CRS WILL CONTINUE TO USE FTP.  However transactions between Master MP and VIP and those between VIP and external systems will only be with sftp.  For those functions, the ftp function will be removed in CRS Build 10.0/VIP Build 3.1.

The MPs and VIP support openssh connections between themselves and AWIPS. This allows for the use of sftp, secure shell (ssh), and secure telnet.  Authentication keys are needed to authorize these transfers or remote sessions.  Public and private key files have been established on all these processors as part of the installation process.  The VIP disk recovery procedure continues to be the utilization of CD imaging system to restore the disk.  The recovery procedures will include new steps for the authorization keys.  Generally, if the CRS application is re-installed, the authorization keys remain intact, and no steps to re-establish the keys are necessary.  However, if the CRS application software is being re-installed as the result of an MP hard drive replacement, the keys will need to be re-established.  Appendix C, CRS Build Installation Procedure, has been modified to reflect this fact.

Paths: After the initial CRS Build 10.0 software is installed, six or seven connections are defined that support sftp transfers and ssh remote sessions.  The six required paths are AWIPS to 0MP, AWIPS to 5MP, 0MP to VIP, 5MP to VIP, VIP to 0MP, and VIP to 5MP.  The optional path is VIP to External System.

Key Configuration Files: The sftp transfers and ssh sessions require that openssh has configuration data.  Public key data must be in the files for all the authorized systems that will transfer data to the system under configuration.  All the public key data used by the setup scripts will be in three types of files:

1.  Individual Public Data Key Files: These are mathematical data and the public half of a pair of keys.  Each key is associated with the private key at the originating end of the paths described above.  These keys are in filenames with extensions of “pub”.

2.  Authorized Key Files: These are an aggregate of the public key data.  These are the individual identity key pairs created for a unique user to identify without a password.

3.  Known Hosts Key Files: These are an aggregate of the public key data.  These are the keys used for computer to computer communication during the encryption process.

A system wide file called Known Hosts File also exists as part of the system ssh configuration directory.  These are the configuration files used directly by openssh and contain several keys.

Key Generation Scripts: Key generation is done with the contents of the public and private mathematical keystring files for openssh encryption.  The key generation for 0MP and 5MP is done when they are first rebooted immediately following the installation of Build 10.0.  After its initial use, the key generation script is stored on the 0MP in /etc/config/osdone/sshinstaller.sh.  The VIP key generation is done in a similar manner.  The scripts will not replace key files already generated, but will generate new and distinct files if a key file is absent.  If new keys are generated, the key configuration script must be rerun on the MPs and VIP.

Key Configuration Script: This is also called the fixkey script.  This script will display a fingerprint of the public key files for verification and concatenate them together into their respective authorized key files.  It will then prompt for known hosts fingerprints approval and add the approved host public key information into the known hosts key files.

Fingerprint: This is a short string of hexadecimal digits in ASCII text string format.  This check sum of a public key file that can confirm the correct key data is used comparing it to a stored, printed copy of the fingerprint sequence.

4.	ECR 805: CRS And VIP Automatic Password Checking - Prior to CRS Build 10/VIP Build 3.1, very little automatic password checking was performed.

The following six rules for password checking have been added to the MP, FEP, and VIP systems for all users except root, switchmp, and sysadm:

a. Password must have at least 8 non-blank characters.

b. Password must contain at least two alphabetic characters.

c. Password must contain at least one number.

d. Password must have at least 3 different characters from the old password.

e. Password must differ from the user name, any circular shift of the user name,    reverse order of the user name, or any reverse circular shift of the user name.  (Please note that all CRS user accounts contain fewer than 8 characters.  Therefore, having the user name as the password will fail on the restriction described above in (a.).

f. Password must be changed at least every 90 days.

Additionally, the following four rules for password checking have been added to the VIP system:

a. Password must contain at least one upper case alphabetic character.

b. Six of the characters may occur only once in the password.

c. In addition to the current password, the password cannot be changed to the 10 previous passwords.  Therefore, the current password will not be able to be re-used for the next 11 password changes.

d. Password cannot contain vendor/manufacturer default passwords, words found in any dictionary (forward or backward), addresses, birthdays, or common character sequence.

Because of password aging, when the operator logs into the CRS GUI or the KDE desktop, a pop-up dialog will display in the upper left-hand corner of the display advising him in how many days the respective password will expire.  The operator must click okay to continue the login.

IMPORTANT NOTE: PASSWORDS FOR ALL USERS SHOULD BE CHANGED AT THE SAME TIME.  THE WARNING AND EXPIRATION MESSAGES WILL ONLY BE SEEN FOR THOSE USERS THAT YOU LOG INTO.  FOR EXAMPLE, MOST SITES DO NOT LOG IN AS CRS USER.  THEREFORE, IF THE CRS USER PASSWORD IS GETTING CLOSE TO EXPIRATION OR HAS IN FACT EXPIRED, THE OPERATOR MAY NOT SEE THE WARNING OR EXPIRATION MESSAGE.  THEREFORE, SITES SHOULD MAKE SURE THAT WHEN THEY SEE THE PASSWORD WARNING OR EXPIRATION MESSAGE FOR ONE USER, THEY CHANGE PASSWORDS FOR ALL USERS FOLLOWING THE PROCEDURES IN APPENDIX A OF THE DRAFT SYSTEM ADMINISTRATION MANUAL.

5.	ECR 807: VIP Disk Imaging System Changed To Mondo Image System - Prior to VIP Build 3.1, the VIP operating system and application software distribution, backup, and recovery were performed using a DOS based package called Drive Image from PowerQuest.  This disk imaging system was difficult to generate the disk image and very time consuming because it did not directly support the Linux ext3 file systems.

The new Mondo Image System is an open source Linux based package that has been used previously in other NWS supported Linux systems.  It boots to Linux off a CD (Drive Image required a bootable diskette, and was itself run from diskette) and can completely restore the VIP operating system and application to a hard drive.  It is Linux based and can more easily handle the ext3 file systems.

6.	ECR 808: CRS Application Changes In MPs To Accommodate SFTP Transactions With VIP - Prior to CRS Build 10.0, CRS used the ftp.ksh script to use the clear text crs user password for ftp transfer to and from VIP.  It also used the chg_emb_pw.ksh script during CRS application install and when passwords were changed to prompt the user to enter the crs user password.  The chg_emb_pw script placed this password in the ftp.ksh script and distributed the updated ftp.ksh script to the other processors.

All references to ftp are changed to sftp.  Commands will be accessed from a dynamically created text file using functionality built into the sftp so that the previous ftp mechanism is retained.  The clear text crs user password has been removed from the ftp.ksh script.  This change also requires the removal of the chg_emb_pw.ksh script.

7.	ECR 809: SFTP Flag Installation On AWIPS - Prior to CRS Build 10.0, all the message transactions between AWIPS and the Master MP were via ftp.

Because the transition from ftp to sftp in CRS Build 10.0 requires close coordination of this same change implemented in AWIPS OB4, ftp will remain as an option for transactions between AWIPS and the Master MP.  This will allow sites to install either AWIPS OB4 or CRS Build 10.0 first.  When sites install CRS Build 10.0, the installation instructions will direct the installer to place a marker file in a shared directory in the AWIPS system.  The AWIPS OB4 software will look for that file to direct it to use sftp for file transfer to CRS.  Otherwise, it will continue to use ftp.

LATEST AWIPS UPDATE:  PLEASE NOTE THAT BECAUSE OF AWIPS LOADING PROBLEMS, AWIPS OB4 WILL NOT BE IMPLEMENTING SFTP.  TRANSACTIONS FROM AWIPS TO CRS WILL CONTINUE TO USE FTP.  THEREFORE, THE MARKER FILE WILL NOT BE INSTALLED ON AWIPS.

8.	ECR 811: VIP SFTP Changes - Prior to VIP Build 3.1, VIP used ftp for all message transactions to and from the CRS Master MP and to external systems (remote ftp).

Libraries have been added to VIP to support the sftp and ssh protocols.  All transactions to and from the CRS Master MP and to external systems (remote ftp) will now use the sftp protocol.  For Master MP/VIP transactions this includes receipt of VIP text messages, transmittal of wave files, and receipt/transmittal of status information.

9.	ECR 813: CRS SFTP Wrapper - Prior to CRS Build 10.0, CRS used ftp for both sending/receiving files to/from other systems.  The ftp wrapper used within CRS contains logic that at the end of the ftp session, signals the CP_AI_RCV binary to look in the appropriate Master MP directory for a new raw text message.

A similar sftp wrapper has been written to check in the appropriate directory at the end of the sftp session.

10.	ECR 815: Expansion Of Civilian Generated Event Codes Table - CRS Build 8.5 included the capability to generate a SAME originator code for civilian (non-NWS) generated event codes.  NWS generated event codes have an originator code of WXR.  The civilian generated event codes have an originator code of CIV.  Build 8.5 defined a new file on the MPs: /crs/data/SS/SAME_event_codes.dat with the four civilian generated event codes: CEM, EVI, ADR, and CAE.

The Build 9.0.1 patch distributed in January 2004, added the following 16 additional event codes to the event code table: AVA, AVW, CDW, EQW, FRW, HMW, LEW, LAE, TOE, NUW, RHW, SPW, VOW, NIC, NPT, and NMN.

Since Build 9.0.1 was implemented as a patch, this write-up is being included in the Build 10.0 Release Notes to ensure that the updated /crs/data/SS/SAME_event_codes.dat file is being included in the ClearCase software build procedure.

BUG FIXES

- ECR 833: Date Time/AWIPS Time Updates Stop/Start Message Processing Software - Date/Time updates and AWIPS time request updates generated by the CRS operator from the CRS Maintenance menu will always stop the CP_VC process, which is responsible for all VIP message processing, which will cause the VIP icon in the status window to go down briefly.  This is necessary since CRS system time updates will affect the processing of incoming message effective/expiration time processing.  However, the automatic stopping and subsequent starting of the VIP message processing process may prove to be confusing to the operator.

The Date/Time Update window has been modified to add the following Information Dialog when the operator initiates a time change request:

Update time will restart VIP interface stop/start cp_vc

The operator will be given the opportunity to continue with the command or cancel it.

- ECR 834: Multiple Future Effective Time Watch/Warning Interrupts Not Scheduled - Prior to CRS Build 10.0, multiple watch/warning interrupts with effective times in the future were not scheduled.  For example, suppose the current time was 2200 and a severe thunderstorm warning (WBCSVRWBC) was received with an effective time of 2210.  Then another severe thunderstorm warning (WBCSVRWBC) was received before 2210 with an effective time of 2220.  Normally, the second message should replace the first message.  However, in this operationally esoteric case, neither the first nor second message would ever play.

The CRS software has been modified to handle this operational situation in a more reasonable manner.  In the example described above, the first message would not play when its effective time was reached.  Instead, because its effective time was in the future when it was received, it will be permanently replaced by the second message, thereby ensuring that it will never play.  The second message will play when its effective time is reached.

- ECR 835: MMI Display’s Font Is Too Small - Prior to CRS Build 10.0, the font used for the Message Monitor (MMI display) was Helvetica 7.  Middle Aged eyes found this very difficult to read.  The font has been changed to Helvetica 10.

- ECR 836: CRS/ROAMS Interface Software Does Not Recognize Local 10-Digit Dialing Bit - Prior to CRS Build 10.0, the CRS/ROAMS interface software in CRS did not recognize the bit used to define local 10-digit dialing.  Therefore, the display resulting from a Query to a ROAMS set for 10-digit dialing would include a garbled area code in the telephone number.  For example, a site using 10-digit dialing with an area code of 785 would display an area code of 7185 after the Query.

The CRS software has been modified to check if the area code is overflowed as a result of the 10-digit dialing.  If it is overflowed, it will offset the area code to adjust the display properly.

- ECR 786: VIP Processing/Manual Recording Collision - Prior to CRS Build 10.0, it was possible to encounter problems while simultaneously manually recording a Weather Message (either Weather Message record or Emergency Override) and processing a VIP message.  This could result in the stopping/starting of CRS.  If database problems existed, CRS may not start successfully, which would require operator intervention to clean up the database.  As a result, we recommended that sites separate the manual record function from the VIP processing function, i.e. make sure that all manual recordings are made on ACP2 (Shadow Console).

To distribute both digitized voice (manual voice recordings) and VIP wave files in a manner that alleviates the collision problems, the stream copy client/server logic was rewritten to support two stream copy processes.  One supports digitized voice messages, the other supports VIP wave files.  The new logic facilitates the stopping of all processing of any VIP message that is being stream copied while a digitized voice message is being distributed.

- ECR 806: VIP OS Security Patches - When the Harris Scan software was performed on the VIP Red Hat Linux Version 7.3, it detected four security deficiencies for which patches exist but had not been installed.  These four security patches and all production patch packages available from Red Hat, Red Hat Legacy, and the NOAA NCIRT patch server through May 3, 2004 have been applied to VIP Build 3.1.

- ECR 810: Messages With Duplicate LACs Are Not Scheduled - Prior to CRS Build 10.0, messages containing duplicate Listening Area Codes (LACs) in the Message Attribute Header would result in its failure to be scheduled.  Additionally, it would result in the generation of a log entry from CP_VC concerning DB_MH notification failing, this error message did not go to the Alert Monitor.  Therefore, the operator would be left with a situation where a message was not being scheduled, but no operator notification that would indicate what the problem might be.

The CRS Build 10.0 software includes a new function that performs a duplicate check that is used within the LAC parser.  This check will allow the parser to “skip over” duplicate LACs and process the message normally.

In the course of testing this change, we discovered that the changed exacerbated an existing, but never before detected problem.  If a message incorrectly separates multiple LACs, i.e. using a “,” instead of “-“, the new function will cause the software to enter into an infinite loop.  This problem has been fixed so the software will properly detect the illegal delimiter.

- ECR 812: Remote FTP Script Changes - Prior to VIP Build 3.1, sometimes the VIPserver would not finish the conversion before the ftp put function called in the remote ftp of MP3 files.  Also, the pre-defined length of the remote ftp string (remote username:hostname:password) was not always long enough to support what had to be entered.

The remote ftp script has been modified to insert a 10-second delay in the script for the remote ftp of MP3 files.  The 23 character string limitation has been increased to 32.

- ECR 816: Remove Spurious Messages From The MMI - Prior to CRS Build 10.0, a number of error messages routinely displayed in the MMI, which caused questions and confusion.  These errors include the following:

a. System not licensed or unregistered software.

b. Multi-line sendmail errors (unqualified hostname 0mp unknown) with retries.

CRS Build 10.0 removes both a and b.

- ECR 819: Multiple Sets of VIPserver Processes May Run - It is possible for the VIP GUI to stop running, even though the VIPserver processes continue to run.  In this case, even though the operator cannot access the VIP control windows, the VIP icon in the CRS Status window is up and VIP messages continue to be processed.  The problem is that the natural reaction to this situation is for the operator to restart the GUI.  After the GUI is up and operating, the main GUI menu will indicate that VIP is down, even though it is not.  Therefore, the natural reaction of the operator is to restart the VIP application.  Now the VIP menu will indicate that VIP is up, and the operator will assume all is O.K.  Prior to VIP 3.1, when the operator restarted the VIP application under these circumstances, he was actually starting a second set of VIPserver processes.  When more than one set of VIPserver processes are running, the results of the VIP conversion may be disastrous.  Both sets of VIPserver processes are processing the same message and the results are unpredictable.  The converted wave file may have long gaps of silence or may play much too fast.

Modifications in VIP Build 3.1 have been made that kill all the old VIPserver processes when the VIP application is restarted.  This prevents the multiple VIPserver scenario described above.

- ECR 821: SOM Changes - The Operational Build 9.0 version of the CRS Site Operator’s Manual (SOM) is missing the Create ASCII file button on all figures depicting the XCRS_Site Configuration Developer screen.  Also, Section 3.6.2.5.13 of the SOM, Off-Line Tone Generator, does not have language specifically instructing the user to close the Transmitter Configure window following the disabling of the transmitter and prior to entering the Off-Line Tone Generator window.

The Operational Build 10.0 version of the SOM has been changed to include modified Figures 141 - 144 to depict the additional button and the language to exit the Transmitter Configure window in the appropriate part of Section 3.6.2.5.13.  These changes have also been included in the on-line Hyper Text Help pages.

- ECR 823: Some Site Identifiers Are Incorrect in the VIP - Prior to VIP Build 3.1, the VIP file WFOsites.env had several incorrect entries.  This file contains the list of approved sites during delivery of new VIP software.  Only site identifiers in this list may be entered during VIP software setup via the Setup Wizard.  Once the site identifier is selected, it is written to the version file on the VIP.  This file is used during the configuration of the remote ftp.  Therefore, an incorrect sited identifier in the WFOsites.env file will contaminate the remote ftp configuration.

The following lists each site, the old identifier, and the new identifier in VIP Build 3.1:

Site			Old ID		New ID

Jacksonville, FL	KJAN		KJAX

Key West, FL		KEYN		KEYW

NMTW (Alpha)	NMTW	NMTW*

NMDW		NMDW	NWSHQ2*

Also, neither the CRS nor VIP Site Identifier file contained the identifiers for the 3 NRC systems.  Therefore, CRS Build 10.0 and VIP Build 3.1 will modify the respective files to include the 3 NRC identifiers as follows:

Site			Old ID		New ID

NRC System 1			NRC1

NRC System 2			NRC2

NRC System 3			NRC3

13.	TTR 803: Off-Line Tone Generator Failure To Write Configuration To Disk - Prior to Build 10.0, the CRS Off-Line Tone Generator software did not write changes to tone amplitude to the transmitter configuration file stored on the MP hard drive.  The changes were correctly made in memory, resulting in the tones being generated with newly modified amplitude.  However, at some later point in time when the CRS application was terminated and then restarted, the tone amplitude written into memory from the configuration file was the old values.  Therefore, from that point on the tones would be generated with the old and incorrect values.  This required a work around in the transmitter alignment procedures to have the user enter the Transmitter Configure window to save the values (including the tone amplitudes), since changes in this window were correctly written to the transmitter configuration file.

CRS Build 10.0 has been corrected to write the tone amplitude changes to the transmitter configuration file.

14.	TTR 852: The Save As Function Does Not Work For Listening Areas and Listening Zones - The CRS GUI includes a File menu that allows users to access 5 submenu options.  The Save As option allows the operator to save the current record under a new name, thereby maintaining the integrity of the originally retrieved record.  This option may prove useful in creating new records.  For instance, this option could be used in the creation of multiple new Message Types that are very similar.  Once all the parameters for the first Message Type are entered and saved, it can be used as a template for the others with the Save As option.  From most of the GUI windows, the Save As option will cause a pop-up window to display with a prompt for a new name that is of variable length.  However, prior to Build 10.0, for Listening Areas and Zones, the Save As option prompts for a name that is erroneously restricted to 5 characters, rather than 6.  This erroneous restriction, therefore, makes it impossible to use the Save As function for Listening Areas and Zones.

The problem is corrected in Build 10.0 by eliminating an incorrect decrement of the maximum length field.

15.	TTR 856: Message Record/Playback Dialog Help Problems - Clicking on the Help button while in any CRS window forces the Netscape Communicator to display the SOM documentation for that window.  Prior to Build 10.0, however, the display for the Weather Message Record/Playback dialog window resulted in the display of an error window which detailed a lock file error in Netscape.  Moreover, another Netscape

was displayed that listed all the Help files.  Upon clicking on the error window OK button, the Record/Playback dialog help window was displayed.  Additionally, clicking on the Help button in the Weather Message Text Message Playback dialog window resulted in the display of the Weather Message Correction documentation.

These problems have been fixed in Build 10.0 so the proper documentation is initially displayed.

16.	TTR 854: Print Jobs Cannot Be Removed From Print Queue - The CRS Print Monitor can be invoked from the CRS Utilities menu.  Upon doing so, the Print Monitor window will be presented.  The currently configured printer and status will be displayed as part of the window title.  From this window, the operator may access, select, and submit a job to the printer.  Several print management functions also are available to the operator including the ability to remove a job from the print queue via the Remove Job button.  However, prior to CRS Build 10.0, pressing this button did not properly remove the print job from the queue.

This problem has been fixed in Build 10.0 so print jobs can be removed from the queue.

Attachment C - CRS Build 10.0/VIP Build 3.1 OAT Questionnaire

(To be completed by the site CRS Focal Points at the end of OAT, coordinating responses with the test site management and staff).

Test Site: ______________________________________________     Date: _____________

Name and Title: ______________________________________________________________

Beginning and Ending Dates of Test: _____________________________________________

Respond to the statements below by checking the rating box that best describes your opinion according to the following code:

| 1 Excellent Performed in a manner that could not be improved | 2 Good Performed well, met field needs and offered some improvements | 3 Satisfactory Performed in a manner that meets basic field needs | 4 Deficient Performed in unsatisfactory manner, does not fully meet field needs, may be workarounds | 5 Unsatisfactory Performed in a wholly unsatisfactory manner, does not meet field needs and negatively impacts field operations | N/A Does Not Apply |
| --- | --- | --- | --- | --- | --- |

List formatters used: ____________________________________________________________________________

| Statement | 1 | 2 | 3 | 4 | 5 | N/A |
| --- | --- | --- | --- | --- | --- | --- |
| CRS ingest of AWIPS products using listed formatter(s). |  |  |  |  |  |  |
| Installation of CRS Build 10.0 software (including password setting and accuracy of installation notes). |  |  |  |  |  |  |
| Installation of VIP Build 3.1 software (including accuracy of installation notes). |  |  |  |  |  |  |
| Installation of CRS/VIP ssh keys (including accuracy of installation notes). |  |  |  |  |  |  |
| CRS ability to successfully send products to NWR transmitters. |  |  |  |  |  |  |
| NWR transmitters successfully transmitted CRS products. |  |  |  |  |  |  |
| The quality of the CRS Build 10.0/VIP Build 3.1 audio. |  |  |  |  |  |  |
| CRS Build 10.0 automatic password checking |  |  |  |  |  |  |
| VIP Build 3.1 automatic password checking |  |  |  |  |  |  |
| VIP remote sftp implementation, including any additional support for functional continuity (only for sites performing VIP remote file transfers) |  |  |  |  |  |  |
| CRS operations with NWRSAME tones, including DMO test event code. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 operators or forecasters workload. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 maintenance workload. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under non-severe weather conditions. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under severe weather conditions. |  |  |  |  |  |  |
| Overall, CRS Build 10.0/VIP Build 3.1 is suitable for general implementation. |  |  |  |  |  |  |

Please comment on any item that received a rating of 4 or 5.  Include any comments received concerning maintenance.  You may provide other comments, as desired.

Attachment D - CRS Build 10.0/VIP Build 3.1 OAT Test Site Introduction Agenda

| 1. | Introduction of test team | Test Coordinator |
| --- | --- | --- |
| 2. | The Test Structure - Overview of CRS Build 10.0/VIP Build 3.1 - Test schedule | Test Coordinator |
| 3. | Test Team Responsibilities - Hours working on-site - Activities | Test Coordinator |
| 4. | Site Management and Staff Responsibilities - ESA Responsibilities - CRS Focal Point Responsibilities - Forecaster/HMT responsibilities - Reporting/documenting problems | Test Coordinator/MIC |
| 5. | Test Team Office Needs E-mail, PC with Internet connection, modem phone lines, copying, phones, work space, etc. | Test Coordinator |
| 6. | Other Expected Visitors | Test Coordinator |
| 7. | Discussion of Questions and Concerns | Site Management |

Attachment E - Example VIP Remote SFTP Key Installation and Network Setup

All VIP remote sftp users must convert to a standard configuration which is supported by CRS Build 10.0/VIP Build 3.1.  The VIP Build 3.1 software requires OAT sites to transfer VIP messages from VIP to the LDAD Server (LS1).  These messages will then either be transferred to an external system or an external system will retrieve the messages from the LS1.  The transfer or retrieval of VIP WAV or MP3 files will be an OAT site designated method and the setup and configuration will be performed by OAT site personnel.

Users of the VIP remote sftp (formerly remote ftp) capability must copy the vip.pub key from the VIP to a keyfile diskette.

The operator should coordinate this step with the System Administrator of the LS1.

- Create a crs user account on the LS1.

- Log on the LS1 as crs.  Insert the keyfile diskette in a: drive.

- Verify /home/crs/.ssh directory exist with protection of 700.

- If the directory does not exist, then create one and copy the key file by

mkdir /home/crs/.ssh

chmod 700 /home/crs/.ssh

mcopy a:vip.pub /home/crs/.ssh/authorized_keys

Go to Step 7.

- If the directory exists, then check to see authorized_keys file exists.

- If authorized_keys file does not exist, then copy vip.pub by

mcopy a:vip.pub   /home/crs/.ssh/authorized_keys

If authorized_keys file exists, remove and create new authorized_keys file by

rm /home/crs/.ssh/authorized_keys

mcopy a:vip.pub  /home/crs/.ssh/authorized_keys

- Create an entry for the LDAD server in the VIP routing table:

Click the KDE Gear

Click System

Click Network Configuration

Select Active etho device

Click Edit

Click on route tab and click on add

Specify LS1 IP address as Address, subnet mask of 255.255.255.255 and the gateway IP address.

- Restart the network by Service network restart

- Additionally, the operator must approve the remote fingerprint of the target system.

su crs

sftp xxx.xxx.xxx.xxxx   where xxx=LDAD server IP address

Logons and transfers into VIP from outside of CRS are not authorized to be added to the VIP computer. Likewise, outside generated public keys are NOT to be added to the VIP computer.

Additionally, the OAT site personnel must approve the remote fingerprint of the remote external system. To accomplish this fingerprint approval, the OAT site personnel operator (as a VIP “crs” user) must perform, from VIP, a manual sftp of a test file to the remote system. The OAT site personnel will be prompted to approve the remote fingerprint of the target system. Logons and transfers into VIP, from outside of CRS, are not authorized to be performed on the VIP computer. Public key files NOT generated and copied during the CRS Build 10.0/VIP Build 3.1 software installations are NOT to be added to the CRS and VIP computer.