OPERATIONAL ACCEPTANCE

TEST REPORT

for the

Console Replacement System (CRS)

Build 10.0

and

Voice Improvement Processor (VIP)

Build 3.1

November 2004

U.S. DEPARTMENT OF COMMERCE

National Oceanic and Atmospheric Administration

National Weather Service/Office of Operational Systems

Field Systems Operations Center/Test and Evaluation Branch

(This page is blank)

Executive Summary

This report explains the method by which the National Weather Service (NWS) conducted the Operational Acceptance Test (OAT) of the Console Replacement System (CRS) Build 10.0 and the Voice Improvement Processor (VIP) Build 3.1.  The report describes the test results, Test Trouble Reports (TTRs), and evaluation results from which conclusions were drawn and recommendations made.  The report also contains the test background, methodology, sites, and resources used.

NWS Headquarters (WSH) engineered the CRS Build 10.0 and VIP Build 3.1 software development, integration, and testing.  The Office of Operation Systems, Field Systems Operations Center, Software Branch (OPS23) developed the CRS software development update for Build 10.0 and VIP software development update for Build 3.1 containing 10 software enhancements and 16 software fixes.

The major changes to the new build included the automatic CRS and VIP user’s password checking, secure file transfers from CRS to VIP using the Secure File Transfer Protocol (sftp), the authenticated secure shell (ssh) key installations, and the NOAA Weather Radio Specific Area Message Encoder (NWRSAME) DMO test event code processing.

The selected OAT sites were Weather Forecast Offices (WFO) Philadelphia/Mt. Holly (PHI), Austin/San Antonio, TX (EWX), Northern Indiana, IN (IWX), and San Diego, CA (SGX).  The OAT began on August 9, 2004 and ended September 17, 2004.  Test Review Group (TRG) meetings were convened weekly to discuss the status of the CRS and VIP systems.

The CRS Build 10.0/VIP Build 3.1 installations required an average of about 4 ½ hours to complete with minor problems corrected during installations.  Overall, the CRS and VIP systems at all OAT sites performed remarkably well with no operational problems.  All systems are operational with minimal to no incidence of previously reported VIP message conversion retries.

The OAT officially ended on September 17, 2003.  At the Final OAT TRG conference meeting held on September 16, 2004, the OAT test results indicated the CRS Build 10.0/VIP Build 3.1 systems are operationally stable with no system degradation.

The CRS Build 10.0/VIP Build 3.1 OAT TRG recommends deploying the CRS Build 10.0/VIP Build 3.1 nationally.

(This page is blank)

Table of Contents

Page

Executive Summary	iii

Acronyms	vii

Introduction	1

PART I: CRS Build 10.0/VIP Build 3.1 OAT Test Results and Recommendations	2

1.0 Installation Evaluation Results	2

1.1 CRS Build 10.0/VIP 3.1 Software Installation	2

1.2 Installation Time	3

2.0 OAT Testing	3

2.1 OAT Testing - WFO PHI	3

2.2 OAT Testing - WFO EWX	6

2.3 OAT Testing - WFO IWX	8

2.4 OAT Testing - WFO SGX	9

3.0 Test Trouble Reports	11

4.0 Conclusions	13

5.0 Recommendations	15

PART II: CRS Build 10.0/VIP Build 3.1 OAT Description	16

1.0 Background	16

1.1 Prior Testing	16

1.2 Test Objectives and Criteria	16

1.3 CRS Build 10.0/VIP Build 3.1 Enhancements and Modifications under Test	17

1.4 Test Sites and Configurations	18

2.0 Test Conduct	18

2.1 Problem Documentation and Classification	19

2.2 Test Personnel	19

2.3 Test Schedule	20

Tables

Page

Table 1 - Installation Information Summary	2

Table 2 - TTRs from the CRS Build 10.0/VIP Build 3.1 OAT	12

Table 3 - CRS Build 10.0/VIP Build 3.1 OAT Test Sites and Configurations	18

Table 4 - CRS Build 10.0/VIP Build 3.1 OAT Test Personnel	20

Attachments

Page

Attachment A - CRS Build 10.0/VIP Build 3.1 Test Review Group	A-1

Attachment B - CRS Build 10.0/VIP 3.1 OAT Installation Test Site Comments and Recommendations	B-1

Attachment C - CRS Build 10.0/VIP Build 3.1 OAT Test Trouble Reports	C-1

Attachment D - CRS Build 10.0/VIP 3.1 OAT Questionnaires	 D-1

Attachment E - CRS Build 10.0/VIP 3.1 Release Notes	E-1

Acronyms

| ACP | Audio Control Panel |
| --- | --- |
| ASCII | American Standard Code for Information Interchange |
| AWIPS | Advanced Weather Interactive Processing System |
| CCB | Change Control Board |
| CP_VC | Communications Processing Voice Conversion |
| CRS | Console Replacement System |
| EAS | Emergency Alert System |
| ECR | Engineering Change Request |
| EO | Emergency Override |
| FEP | Front End Processor |
| FTP | File Transfer Protocol |
| IVR | Interactive Voice Response |
| MIC | Meteorologist In Charge |
| MP | Main Processor |
| MP3 | MPEG-2 Layer 3 |
| MPEG | Moving Pictures Expert Group |
| MU | Monitoring Unit |
| NOAA | National Oceanic and Atmospheric Administration |
| NWR | NOAA Weather Radio |
| NWRSAME | NOAA Weather Radio Specific Area Message Encoder |
| NWS | National Weather Service |
| OAT | Operational Acceptance Test |
| OPS23 | Office of Operation Systems, Field Systems Operations Center, Software Branch |
| OPS24 | Office of Operational Systems, Field Systems Operations Center, Test and Evaluation Branch |
| ROAMS | Remote Off-Air Monitoring System |
| RWT | Routine Weekly Test |
| SOM | System Operators Manual |
| SFTP | Secure File Transfer Protocol |
| ST | System Test |
| SSH | Secure Shell |
| SSHD | Secure Shell Daemon |
| TRG | Test Review Group |
| TTR | Test Trouble Report |
| UGC | Universal Generic Code |
| VIP | Voice Improvement Processor |
| WAV | Waveform audio |
| WFO | Weather Forecast Office |
| WSH | Weather Service Headquarters |

(This page is blank)

Introduction

This report explains the results of the National Weather Service (NWS) Operational Acceptance Test (OAT) of the NOAA Weather Radio Console Replacement System (CRS) Build 10.0/VIP Build 3.1 Voice Improvement Processor (VIP) Build 3.1.  This report is organized into two parts:  the OAT results and recommendations (Part I), and the background and methodology details (Part II).

- Part I presents the OAT results documented in the Test Trouble Reports (TTRs) and OAT evaluation forms completed by the OAT site personnel.  The OAT Conclusions and Recommendations are also in Part I, in Sections 4 and 5 respectively.

- Part II presents the test objectives, test conduct, evaluation criteria, test sites, personnel, resources, responsibilities, and test schedules for these field tests.

A total of four Weather Forecast Office (WFO) sites (see Table 3 for sites and configurations) conducted the OAT.  The WFO Philadelphia, PA (PHI) installed the CRS Build 10.0/VIP Build 3.1 software on August 9, 2004 and the WFO San Antonio, TX (EWX) started their installation on August 10, 2004.  Both sites at WFO Northern Indiana (IWX) and WFO San Diego, CA (SGX) started their installations on August 17, 2004.  The OAT concluded for all sites on September 17, 2004.

An OAT Test Review Group (TRG, see Attachment A) met during weekly conference calls to coordinate issues, review activities, and classify problems identified during the OAT.  The TRG members also reviewed the draft of this CRS Build 10.0/VIP Build 3.1 OAT Report.  The report contains the TRG’s recommendation for national implementation of the CRS Build 10.0/VIP Build 3.1.

The purpose of the OAT was to have National Weather Service (NWS) field personnel evaluate CRS Build 10.0/VIP Build 3.1, including installation, documentation, and system operation for at least a 30-day period.  The evaluation verified the CRS Build 10.0/VIP Build 3.1 software usability and system stability during operational use in an NWS office.  This evaluation provides information for NWS management to use in making the decision for national deployment of CRS Build 10.0/VIP Build 3.1.

PART I: CRS Build 10.0/VIP Build 3.1 OAT Test Results and Recommendations

Part I presents the OAT test results which the TRG will assess and evaluate based on the data gathered during the OAT.  Section 1 presents the CRS Build 10.0/VIP Build 3.1 installation process and documentation evaluation.  Section 2 presents the OAT site test activities during the OAT.  Section 3 contains the summarized list of TTRs documenting any CRS or VIP problems.  Section 4 contains a verification of the original CRS and VIP objectives that were included in the CRS Build 10.0/VIP Build 3.1 OAT Test Plan and whether these objectives have been met. In Section 5, conclusions are drawn from the presented data and a recommendation is made based on those conclusions.

1.0 Installation Evaluation Results

The OAT gathered information on two major installation activities: the CRS Build 10.0 and the VIP Build 3.1 software installations.  For the four OAT sites, the delivered software was actually CRS Build 9.93/VIP Build 3.0.6; the nationally deployed versions will be officially named CRS Build 10.0/VIP Build 3.1. At all four OAT test sites (WFO PHI, WFO EWX, WFO IWX, and WFO SGX), the site Electronic System’s Analysts (ESA), electronic technicians, and CRS focal points loaded the new CRS and VIP software by following instructions in the EHB-7 Software Note 6 document.  Table 1 summarizes the OAT site installation.

| Table 1 - Installation Information Summary |
| --- |
| Questions | PHI | EWX | IWX | SGX |
| Were the CRS Build 10.0 and VIP Build 3.1 software successfully installed and configured? | Yes | Yes | Yes | Yes |
| Was assistance from outside the office required to complete the CRS Build 10.0 and VIP 3.1 replacement? | No | No | No | No |
| How long did the CRS Build 10.0 and VIP Build 3.1 installation take? | 4 ½ hrs | 5 hrs | 3 ½ hrs | 4 ½ hrs |
| Was VIP remote sftp part of the installation? | Yes | No | Yes | Yes |

1.1 CRS Build 10.0/VIP Build 3.1 Software Installation

The CRS Build 10.0/VIP Build 3.1 software installation at WFO PHI went smoothly but the OAT test personnel (see Table 4) had to update some procedures in the EHB-7 Software Note 6 document.  These updates included an additional reboot after setting up the system passwords and before starting the authenticated ssh key installations.  Other changes included the more restrictive FEP password settings, the “su – crs” hang up workaround, and the floppy unmount workaround.  These recommended updates are noted in Attachment B.

The software installation at the WFO EWX was also successful.  A bad VIP Restore #6 CD was detected and a personal copy of the same restore CD was used instead.  The installation proceeded to finish without any further problems.

For both WFO IWX and WFO SGX, the software installations were successfully performed without any problems.

Recommendation:  Revise the EHB-7 Software Note 6 installation instructions to include the corrections and recommendations contained in Attachment B.

1.2 Installation Time

The software installation for all four OAT sites averaged around 4 ½ hours.  Some of the installations took longer due to configurations that involved more Front End Processors (FEPs).  If a site has more than two FEPs in its configuration, then there are extra steps and time to perform password changing, and hence the longer installation time.  For example, the WFO IWX only has four transmitters; this meant only having two processors to work with – one for 1FEP processor and the other for the 4BKUP processor.  Subsequently, the WFO IWX installation time only took 3 ½ hours (see Table 1).  See Table 3 for the different OAT site transmitter configurations.

The WFO EWX installation took around 5 hours, even without having to set up the VIP remote sftp function, due to a bad VIP Restore CD #6.  A personal copy, from one of the test team members, of the same Restore CD was used and the restore install steps were repeated without any further problems.

Recommendation:  None.  The EHB-7 Software Note 6 recommended six hours of installation.  This estimate is a conservative estimate and should allow for unexpected hang-ups and/or repetition of installation due to bad installation CDs.

2.0 OAT Testing

The OAT Testing started on August 9, 2004 for the WFO PHI, August 10th for WFO EWX, and August 17th for both WFO IWX and WFO SGX.  During the first week of OAT testing, WSH personnel (see Table 4) were on-site to support the OAT site personnel during scheduled and routine weekly tests.  The OAT officially ended on September 17, 2004.  The individual OAT site assessments and evaluations, including installation and system performance, are documented in Attachment D.

2.1 OAT Testing - WFO PHI

On August 9, 2004, the WFO PHI started their installation of the CRS Build 10.0/VIP Build 3.1 from 9:00 AM to 1:30 PM.  The CRS and VIP software installation went well, including the authenticated ssh keys and the VIP remote sftp functionality for the OAT site Interactive Voice Response (IVR) phone system.  However, the OAT test team did encounter a few problems during installation:

- An additional reboot was performed directly after the setting of system passwords and before the creation and installation of the authenticated ssh keys.  This extra reboot was needed to correctly start the secure shell daemon (sshd) which is required for the ssh to function properly.  This reboot has been recommended for addition as Section 8.4 to the EHB-7 Software Note 6 document (see Attachment B).

- The password checking for the CRS Front-End processors (FEP) was more restrictive.  A number and two alpha characters must be included in the first eight characters of a given password.  This information has been recommended for addition to the EHB-7 Software Note 6 document (see Attachment B).

- During the setting of passwords in the VIP, a “su – crs” command was performed in order to switch the current user to “crs”.  This command caused a hang-up of the Linux shell window.  This problem was also verified during pre-OAT activities at the WSH test lab.  A workaround, generated by OPS23, was to open another Linux shell window and to enter the command “killall stty –s 9; exit <Return>”.  This workaround was applied, and the previous shell hang-up was terminated. The shell prompt also properly returned with “crs” as the current user.  This workaround has been recommended for addition to the EHB-7 Software Note 6 document (see Attachment B).

- During the storing of the VIP dictionaries to a floppy disk, an error message was displayed to the operator indicating an inability to mount the new floppy diskette.  A Linux shell window was opened and the command “umount /mnt/floppy” was executed to manually unmount the floppy diskette.  This caused the floppy diskette to properly unmount and the dictionary storing procedures were repeated without any problems.  This workaround has been recommended for addition to the EHB-7 Software Note 6 document (see Attachment B).

The network was also checked for errors which might compromise the ssh connectivity and/or cause VIP message conversion retries.  The network command, “netstat –I net0 –w 10” yielded few cumulative errors and no dynamic errors.  The network was deemed working normally and did not impact the ssh connectivity or caused VIP message conversion retries.  The LAN server password setting was skipped due to a currently unknown password.

The VIP remote sftp functionality was properly performed with a few updates and/or additional steps:

- The SAMBA software package, which is available on the LDAD server (LS1), was setup on LS1 to map the LS1 incoming directory for the external IVR machine.  The incoming WAV and/or MP3 files from the VIP were directly retrieved by the IVR system from the mapped LS1 incoming directory.

- There was no floppy drive on the LS1 server so the vip.pub key file was copied to the LS1 /home/crs.ssh directory as authorized_keys, via another external machine that recognized the remote mapping of the LS1 incoming directory.  This vip.pub public key file was created during the authenticated ssh installation.

On August 10th, the CRS and VIP systems were verified as stable and operational.  The scheduled NOAA Weather Radio Specific Area Message Encoder (NWRSAME) DMO event code testing was not performed because the OAT site did not have a NWRSAME decoder that can verify the DMO event code and the “999000” Universal Generic Code (UGC) replacement.  The WFO PHI eventually acquired an NWRSAME receiver and the non-startup of the receiver was verified during the NWRSAME DMO test.  The “TEST” string was also displayed on the receiver display console, indicating the test mode transmission.

The OAT test team noticed that some VIP timeouts were occurring on the VIP processor.  The OAT test team initially recommended that the site personnel resend the messages that timed out.  An unfortunate consequence of this was for those messages that were inadvertently not resent, the IVR messages were not being refreshed or replaced for the site’s phone system.  Further into the same week, the OAT site personnel reported that the VIP timeouts were occurring during  4:00 PM EDT and 4:00 AM EDT.  These times coincided when CRS and VIP are generally busy.  The OAT site noticed a large number of incoming messages (around 30 messages), some of which were relatively larger in byte sizes, were being sent to CRS.  A further recommendation from the OAT test team was to increase the maximum VIP timeout value beyond the current 60 seconds within the CRS Site Configuration window.

A new TTR (TTR #891: Increase the VIP timeout value under Site Configuration menu) was written to document this problem.  This TTR was discussed during the OAT TRG conference call on August 12th.  New instructions were given by the OPS23 to WFO PHI for properly extending the VIP timeout.  The new instructions basically involve updating a CRS resource file (CI_site.xdr) to allow for a larger maximum VIP timeout value.  When the resource file is updated, the Site Configuration VIP timeout GUI control will allow a higher maximum value than the current 60 second maximum value.

The WFO PHI tested the updated instructions and extended the VIP timeout to around 160 seconds.  This adjustment is now currently allowing incoming CRS messages to properly convert in VIP without any timeout.  The WFO PHI IVR system was also properly replacing its voice files due to the operational VIP conversions.

During the OAT TRG conference call on August 12th, a recommendation was made, by the Office of Operational Systems, Field Systems Operations Center, Test and Evaluation Branch (OPS24), for OPS23 to generate this VIP software timeout patch for all sites in case of VIP timeout problems.  OPS23 strongly advised against this recommendation because the workaround will fail during a CRS database recompile.  The updated database ASCII file (generated via the gui2ascii CRS database ASCII file generator) saves the now higher maximum value but a recompile (crs_site) will still enforce it range limits for only up to 60 seconds, and this will lead into a recompile failure.  OPS23 wants to properly update the source files and decided that this fix will be included in a future build.  OPS23 has agreed to post a warning on the CRS web site that will describe possible VIP timeouts due to unusually large messages for VIP conversions.

The WFO PHI were also able to successfully update a script (scour), on the LDAD server, that will purge WAV and/or MP3 files transferred from VIP via the remote sftp functionality.  During the August 26th OAT TRG conference call, it was confirmed that this scour script has been working successfully without any system degradation.

The WFO PHI was unable to attend the final OAT TRG meeting held on September 16, 2004.  OPS24 contacted WFO PHI afterwards, and the OAT site reported no problems with either CRS or VIP systems.  The VIP is currently not experiencing any more VIP timeouts and the network is stable and operational.  The WFO PHI recommended the national deployment of the CRS Build 10.0/VIP Build 3.1.

2.2 OAT Testing - WFO EWX

On August 10, 2004, after a brief meeting with the OAT test team to discuss test strategies and schedule, the WFO EWX started their installation of the CRS Build 10.0/VIP Build 3.1 from 8:45 AM to 1:50 PM.  The CRS and VIP software installation went well.  During the installation and upon inserting the VIP Restore CD #6 during the disk image processing, several input/output errors were displayed on the VIP monitor.  The disk image copy installation was immediately aborted.

A personal copy of the same VIP Restore CD#6 from the OAT test team was then used instead of the delivered CD, and the disk image copy and the rest of the installation proceeded without problems.  The “killall” workaround (see Section 2.1 paragraph c) for the “su – crs” Linux shell hang-up was also performed.  AWIPS messages were sent to CRS and were subsequently converted by VIP and normally broadcasted.

On August 11th, per the CRS Build 10.0/VIP Build 3.1 OAT Test Plan document (dated August 2004) test schedule, the NWRSAME DMO event code testing was performed.  This functionality was tested prior to the OAT site routine weekly tests.  The WFO EWX had a DCR-450 NWRSAME tone decoder that was monitoring the San Antonio transmitter (SAT) which can parse out the actual NWRSAME tone outputs.  The OAT site personnel created a SATDMOSAT message type that was designated as an emergency override (EO) message type.  This same message type was then used during an EO session with NWRSAME tones.  The DCR-450 did not transmit audible alarms which is the proper behavior.  To verify the test tone event, the Activity Logs window was displayed from CRS and the transmission log was queried via the SATDMOSAT message type.  The log entry reported the proper “ZCZC-WXR-DMO-999000 …” data output.

The OAT site then performed their normal routine weekly tests which involved sending actual NWRSAME tones to the SAT transmitter.  The DCR-450 performed its audible alarm and when the OAT site personnel pressed the DCR-450 READ button, it correctly displayed the RWT event code with the proper UGC county codes.  The OAT site RWT interruption message was properly scheduled and broadcasted.

For the rest of the day, further monitoring of the system yielded no errors in the network including no instances of VIP retries in the system logs.  The OAT test team and the OAT site personnel both concluded that the network and the CRS and VIP systems were performing remarkably well without any system degradation.

On August 12th, the OAT test team and site personnel participated in the OAT TRG conference call and reported their findings.  During the conference call, OPS23 reminded the OAT test teams that for the NWRSAME DMO tone testing, the actual test tones will still be generated including the actual test message contents.  OPS23 also added that the feature will not turn on receivers that were previously off and will generate the ZCZC-WXR-DMO-999000 entry in the Activity Logs window.  Additionally, the testing for the NWRSAME DMO will now use voice recorded (with test contents) weather messages that use a newly-created DMO message type instead of just performing an EO session of the same DMO message type.  This DMO testing was used because the ON-AIR LIVE nature of EO transmissions might prove difficult for detecting receiver ON and OFF behavior.

During the OAT, the WFO EWX proceeded to add a new transmitter to its configuration.  One of the related tasks was to redefine previously created listening area codes with their corresponding transmitter maps.  On September 9th, the WFO EWX reported that during a reassignment of transmitters for a specific listening area, the reassigned transmitter scheduling was terminated.  The OAT site personnel noticed that on the CRS Status window, the transmitter icon of the reassigned transmitter, displayed the “inoperable” state (“slash mark on transmitter icon”).  As a workaround, the OAT site personnel manually updated their current CRS database ASCII file and removed the transmitter mapping for the specified listening area.  Upon recompile and restart, the CRS resumed normal operations and subsequently broadcasted messages without any problems.  A new TTR (TTR #900: Listening Area reassignment caused scheduling to stop) was written to document this problem.

OPS23 proceeded to investigate TTR #900 but could not reproduce, at the WSH test bed facility, the same erred conditions using a copy of the WFO EWX database and a WSH test bed ASCII file.  After further analysis, OPS23 recommended that the status of the TTR be updated to a Watch state.

At the Final OAT TRG conference call on September 16, 2004, the WFO EWX reported no problems with either CRS or VIP systems.  AWIPS messages, sent to CRS, were properly converted and subsequently broadcasted.  There were no reported VIP message conversion retries and the network has been performing normally.  OPS23 added that TTR #900 will remain in “Watch” status and they will work with WFO SGX to try and resolve the reported anomaly.  The WFO EWX recommended the national deployment of the CRS Build 10.0/VIP Build 3.1.

2.3 OAT Testing - WFO IWX

On August 17, 2004, after a brief meeting with the OAT test team to discuss test strategies and schedule, the WFO IWX started their installation of the CRS Build 10.0/VIP Build 3.1 from 8:30 AM to 12:00 PM.  The CRS and VIP software installation was performed without any problems.

During the installation, the “killall” workaround (see Section 2.1 paragraph c) was performed for the “su – crs” hang-up while setting the passwords on the VIP machine.  The VIP remote sftp functionality was properly setup and MP3 files were directed and subsequently transferred to the LS1 server.  In order for WFO IWX to send the same MP3 files over to their web server, the WFO SGX OAT site were asked, by the TRG, to share a send script that updates MP3 files on the WFO SGX web server.

After the installation and during the initial startup of the CRS system, one of the three configured transmitters (South Bend) did not automatically restart.  Initial findings by the OAT site personnel attributed the fault to transmitter hardware problems.

On August 18th, the South Bend transmitter was back in service and the initial fault from the previous day was due to a tripped circuit breaker.  The CRS and VIP systems continued to work normally.  The VIP was successfully converting all input messages without any VIP message conversion retries.  A network check was performed, using the “netstat” command, and yielded no errors and minimal data collisions.

The NWRSAME DMO event code test was then performed via the creation and scheduling of the DMO message type, INDDMOIWX.  This message type was manually scheduled in one of their current broadcast suites.  Additionally, a test weather message was recorded using the INDDMOIWX message type and NWRSAME tones enabled for the selected transmitter.

Instead of the DCR-450 decoder, the OAT site used a weather radio receiver that was capable of detecting NWRSAME tones.  This receiver was used for checking the ON and OFF state during the DMO message broadcast.  When the DMO message was finally broadcasted on the specified transmitter, the receiver did NOT turn on.  This expected behavior in addition to the Activity Logs verification of the ZCZC-WXR-DMO-999000 query result correctly indicated a successful DMO test.

The OAT site personnel proceeded to successfully perform their routine weekly tests and this time, the NWRSAME tone was tracked on all three transmitters.  The OAT test team then noticed an error message that they found on the VIP machine which was displayed before every message conversion.  The error message was:

“TTS: Warning – swittsSetParameter not successful”

OPS23 responded that the error log entry has previously existed in the VIP maintenance logs, even on previous VIP builds.  OPS23 further added that the error message was only a warning and will not cause system shutdown or degradation to either CRS or VIP system in any way.

At the Final OAT TRG conference call on September 16, 2004, the WFO IWX reported no problems with either CRS or VIP systems.  The incoming AWIPS messages, sent to CRS, were properly converted and subsequently broadcasted.  There were no reported VIP message conversion retries and the CRS network has been performing normally.  The WFO IWX IVR machine is properly retrieving the VIP MP3 files from the LS1 server.  The WFO IWX recommended the national deployment of the CRS Build 10.0/VIP Build 3.1.

2.4 OAT Testing - WFO SGX

On August 17, 2004, after a brief meeting with the OAT test team to discuss test strategies and schedule, the WFO SGX started their installation of the CRS Build 10.0/VIP Build 3.1 from 9:00 AM to 2:50 PM.  The CRS and VIP software installation went well.

During the installation, the “killall” workaround (see Section 2.1 paragraph c) was also performed for the “su – crs” hang-up while setting the passwords on the VIP machine.  The VIP remote sftp functionality was also properly setup and the WAV and MP3 files were transferred from VIP to the LS1 server.  The WFO SGX OAT site used their own send script that was able to send the WAV and MP3 files from the LS1 server to their IVR system and web server.  This same script was requested and distributed to the WFO IWX for their use.

During the transfer of the voice files from the LS1 to the IVR system, an MP3 playback problem was initially detected with regards to the audio quality.  The audio playback was muffled and barely understandable.  This error condition was later verified as a problem with the mode of file transfer used for transfer of MP3 files from the LS1 to the IVR system.  It was incorrectly set to ASCII instead of BINARY. Once this mode was updated, further testing encountered no more playback errors on their IVR system.

The CRS and VIP systems were restarted and worked normally without any system degradation.  Weather messages were input to the systems and these messages were properly converted in VIP, and verified to be normally broadcasted.

On August 18th, the CRS and VIP systems were verified as performing normally without any errors.  Per the CRS Build 10.0/VIP Build 3.1 OAT Test Plan, the NWRSAME DMO event code test was performed.  The LAXDMOSGX message type was created and included in the general category suite for Transmitter 1. A weather message was created with the same type and the NWRSAME tone option was set.  The test message content was recorded and saved; the message was subsequently scheduled on the Transmitter 1 schedule.

A DCR-450 NWRSAME decoder was used to monitor Transmitter 1; and a Radio Shack weather radio, which was turned OFF, was set to monitor Transmitter 1.  Another radio weather receiver was continuously monitoring Transmitter 1.  Upon the initial transmission of LAXDMOSGX, the following observations were noted:

- The DCR-450 did NOT produce any audio alarms and it properly contained (upon the READ command) the "ZCZC-WXR-DMO-999000..." data output.

- The currently broadcasting receiver, that was ALWAYS ON, broadcasted both the SAME tones and the test message.

- The Radio Shack weather radio did NOT automatically turn on but instead displayed "TEST" on its display console.

- Upon inspection of the Maintenance->Activity Logs window, the "ZCZC-WXR-DMO-999000..." data was properly queried.

The DMO test was repeated two more times with the same results.  The DMO capability was deemed working as designed and the CRS and VIP systems remained stable and normal.

The routine weekly tests were successfully performed at around 10:00 AM. The interrupt message RWT (with NWRSAME tones) properly turned on the Radio Shack weather radio and this message was heard properly on both receivers.  The DCR-450 displayed the proper data buffer output (and was even printed for verification).

The network was verified as normal and stable via the “netstat” command (no errors and very minimal collisions), and there were no occurrences of VIP message conversion retries.

The SGX Remote Off-Air Monitoring System (ROAMS) Monitoring Unit (MU) called in after the RWT tests, and the OAT test team verified that some of the ROAMS phone numbers were not operational. After verifying and updating Site Configuration values, Transmitters 2, 4, and 6 are now working.  Transmitters 3 and 5 were not sending out ROAMS query requests due to bad site numbers and/or incorrect phone numbers.  Transmitter 1 was unable to query ROAMS data due to reset requirements on the Transmitter 1 "tellular phone system".

Additionally, in response to the ROAMS MU error event that was displayed on the Alert Monitor, the OAT test team started the ROAMS Query/Modify window (via the Transmitter->ROAMS->ROAMS Query/Modify). ROAMS query requests for Transmitter 1 and 4 failed to return successfully, so the saved datasets were viewed instead.  For Transmitter 1, the machine password displayed in the “More” window was "NATHAN^^^:" where ^ equals space.  For Transmitter 4, the machine password displayed in the “More” window was "NATHAN^4B".  Further verification in the Site Configuration window revealed that for both transmitters, the passwords were "NATHAN".  The Site Configuration password field value only allows 8 characters; the “More” window values for both transmitters were beyond the maximum eight-character limit.  A new TTR was written (TTR #893: ROAMS More Window displays bad machine password) to document the ROAMS “More” display problem.

On August 28th, the WFO SGX requested an enhancement for the VIP to include product filters that will allow sites to limit outgoing WAV and/or MP3 files that are remotely transferred to the LS1 server.  OPS24 created a TTR (TTR #898 VIP filter for outgoing remote WAV and/or MP3 files) that documented this VIP filter enhancement.  However, OPS23 rescinded the TTR due to the absence of a “Request for Change” that will allow the TTR to remain in the TestTrack database.  This issue was brought to the attention of the TRG during the TRG conference call on September 9, 2004.  The Western region Program Manager commented that he will look into the matter and discuss the enhancement with the regional sites.

On August 19th, an MP3 file truncation problem, heard on the IVR system, was detected and reported to the WFO SGX.  The truncation resulted in the IVR message playback ending abruptly due to the incorrect IVR MP3 file size and contents.  A new TTR was written (TTR #894: MP3 truncation problem) to document the problem.  The problem was initially set in the “Watch” status since it has not been reproduced or repeated since the initial incident.  The earlier prognosis could not verify whether the truncation occurred during the file transfer from VIP to LS1 or from the LS1 to the IVR system.  OPS23 later commented that, after their analysis, the problem is highly likely to be a transfer problem from LS1 to the IVR.

At the Final OAT TRG conference call on September 16, 2004, the WFO SGX reported no problems with either CRS or VIP systems.  The incoming AWIPS messages, sent to CRS, were properly converted and subsequently broadcasted.  There were no reported MP3 file truncations and VIP message conversion retries.  The WFO SGX CRS network has been performing normally.  Additionally, the TRG recommended that the status for TTR #894 be updated to “Closed” since the MP3 truncation problem has not been repeated.  The WFO SGX recommended the national deployment of the CRS Build 10.0/VIP Build 3.1.

3.0 Test Trouble Reports

This section describes the TTRs written during the OAT, including each TTR’s Impact, Priority, summary and status.  The Impact field deals with how each problem affects the overall broadcast mission.  The problem can be assigned (sorted in ascending severity):

Impact 1 - prevent message broadcast, no workaround

Impact 2 - prevent message broadcast, reasonable workaround

Impact 3 - degradation of broadcast

Impact 4 - less critical, loss of minimum capability

Impact 5 - minimum to no impact, nice to have.

The Priority field deals with how the problem is planned to be resolved.  The problem can be assigned (sorted in ascending severity):

Priority 1 - need immediate emergency fix

Priority 2 - include in the next build

Priority 3 - include in future build

Priority 4 - requires replacement system

Priority 5 - undetermined

All reported TTRs during the OAT were non-critical and will be candidates for a fix in a future build. The TTRs written during the OAT are summarized in Table 2.  The detailed TTRs are included in Attachment C.

| Table 2 - TTRs from the CRS Build 10.0/VIP Build 3.1 OAT |
| --- |
| Impact 1 = Prevents msg broadcast, no workaround Impact 2 = Prevent msg broadcast, reasonable workaround Impact 3 = Degradation of broadcast Impact 4 = Less critical, loss of minimum capability Impact 5 = Minimal to no impact, nice to have | Priority 1 = Immediate fix Priority 2 = Include in next build Priority 3 = Include in a future build Priority 4 = Requires a replacement system Priority 5 = Undetermined |
| No. | Summary | Impact | Priority | Status |
| 891 | Increase the VIP timeout value under Site Configuration menu. | 5 | 3 | CCB Review |
| 893 | ROAMS More Window displays bad machine password. | 5 | 5 | Analysis |
| 894 | MP3 truncation problem | 3 | 3 | Closed |
| 900 | Listening Area reassignment caused scheduling to stop | 2 | 5 | Watch |

TTR #891 was written in response to the VIP timeouts that was occurring in WFO PHI during their busy 4:00 PM to 4:00 AM timeframe.  OPS23 has written instructions on how to extend the VIP timeout value beyond the currently maximum value of 60 seconds. OPS23 will post a warning, on the CRS web site, regarding VIP timeouts when unusually large-sized weather messages are input to CRS for conversion by VIP.  At the final OAT TRG meeting held in September 16, 2004, the TRG agreed that this TTR will be fixed in a future build.

TTR #893 was added to document an incorrect machine password display on the “More” window of the ROAMS Query/Modify screen.  The machine password field displayed extraneous characters that did not match the configured value in the ROAMS data from the Site Configuration window.  At the final OAT TRG meeting, the TRG agreed that this TTR will be fixed in a future build.

TTR #894 was written per a reported instance of MP3 truncation during IVR playback.  The incident happened only once; initial analysis could not determine whether the truncation occurred during the VIP to LS1 or from the LS1 to IVR MP3 transfer.  This TTR, which degrades current broadcasting, was updated to have a “Watch” status.  At the final OAT TRG meeting, the TRG agreed that TTR #894 will be recommended for closure (status of “Close”) because the error condition has not been repeated.

TTR #900 was added to document a reported transmitter scheduling termination when the transmitter mapping for a specific listening area record has been updated.  The updated transmitter that was removed from the listening area mapping was directly affected and the Status window displayed an “inoperable” status (slash mark on the transmitter icon).  The OAT site was able to provide a workaround by updating the current CRS database ASCII file and manually removing the transmitter mapping and subsequently recompiling the CRS database. After a successful recompile and restart, the CRS and VIP systems performed normally without any problems and system degradation.  OPS23 proceeded to investigate the anomaly and was not able to reproduce the same erred conditions.  The OAT TRG recommended that this TTR’s status be changed to a “Watch”.  The WFO EWX agreed that this problem did not pose as significant system problem that will affect normal operations.

4.0 Conclusions

Conclusions are based on the OAT information gathered from installation and operational use of CRS Build 10.0/VIP Build 3.1 at the four OAT sites.  Overall, the OAT tests verified that the CRS Build 10.0/VIP Build 3.1 provided reliable and timely NWR transmission of products using AWIPS in an operational environment.  The general conclusion is supported by the following examination of the original OAT test objectives:

a.	Verify the EHB-7 Software Note 6 document instructions for the installation of CRS Build 10.0 and the VIP Build 3.1 software are complete and accurate. – PASSED.

The software installation had minor problems that were documented and forwarded to OPS23.  OAT installation comments were forwarded, from OPS24 to OPS23, via an email dated August 30, 2004. The EHB-7 Software Note 6 installation document has been updated per critically reported problems.  For the most part, as evident in the responses from the OAT Questionnaire forms returned by the OAT sites, the CRS Build 10.0/VIP Build 3.1 software installation went smoothly (mostly rated as a “1” Excellent or “2” Good).

The WFO IWX further added, in their CRS Questionnaire (see Attachment D) that “…Overall, the new build went very smooth.  The knowledge and expertise of the install team was evident from the beginning through to the end…”

b.	Verify, in an operational environment, successful operation of the CRS Build 10.0 and the VIP Build 3.1 software without any system degradation. – PASSED.

The CRS Build 10.0/VIP Build 3.1 software was stable and operated satisfactorily during the OAT with no problems and/or system shutdowns.  The product formatters also worked well with the new CRS/VIP system. The WFO EWX also added, from their CRS Questionnaire (see Attachment D), that they “…have sent numerous warnings and watches and have no malfunctions”.

c.	Verify the required CRS Build 10.0/VIP Build 3.1 documents are adequate (e.g., Release Notes, etc). - PASSED

The documentation provided to the OAT sites was adequate and understandable.  Minor corrections were made to the installation instructions to correctly proceed with the installation and/or configure required data.

d.	Verify the CRS and VIP automatic user’s password handling is adequate and operational. - PASSED

Based on the OAT Questionnaire responses (see Attachment D), the CRS Build 10.0/VIP Build 3.1 password handling is adequate and operational.  A minor procedure update has been reported regarding the strict CRS Front End Processor (FEP) password checking and this information has been recommended for update on the EHB-7 Software Note 6 document.

Based on the responses from the OAT Questionnaire forms returned by the OAT sites, the CRS Build 10.0/VIP Build 3.1 automatic user’s password handling was either rated as a “1” (Excellent) or “2” (Good).

e.	Verify the ingest of input messages into CRS, conversion processing with the VIP, and subsequent broadcast are operational without any system degradation. - PASSED

The CRS Build 10.0/VIP Build 3.1 software did not incur problems for CRS input messages, VIP conversion processing, and did not cause any system degradation on the subsequent message broadcast.

Based on the responses from the OAT Questionnaire forms returned by the OAT sites, the CRS Build 10.0/VIP Build 3.1 ingest of input messages into CRS were either rated as a “1” (Excellent) or “2” (Good).

f.	Verify any problems found during VIP remote site file transfers, per specifically designated OAT sites performing such functionality, are mitigated and/or supported for operational status without any system degradation. - PASSED

Additional steps were taken to mitigate the new VIP remote sftp file transfers for the different OAT sites.  For the WFO PHI, the OAT test personnel had to setup the SAMBA software package on the LDAD server (LS1).  This SAMBA package allowed directory mappings for the LS1 incoming directory in order for the IVR machine to “see” the LS1 incoming directory and automatically extract the VIP-transferred files on the LS1 server unto the IVR.

The WFO SGX created and used a send script, on the LS1 server, which will automatically send the MP3 files from the LS1 to the IVR phone system and to their web server.  Initially, there was a problem with the MP3 file transfers from the LS1 to the IVR; the MP3 files being broadcasted seemed corrupted.  This corruption was later diagnosed as a problem with the file mode transfer set to ASCII instead of BINARY.  Once this transfer mode was corrected, the IVR playback of the MP3 files was stable and operational.

The WFO EWX did not currently perform VIP remote site file transfers, and so this feature was never installed and/or setup.  The WFO IWX was able to setup their IVR system successfully.  Per the last OAT TRG meeting, the WFO IWX indicated that they have not worked with the send script that was sent to them by WFO SGX for their web server update.

Based on the responses from the OAT Questionnaire forms returned by the OAT sites, the CRS Build 10.0/VIP Build 3.1 VIP remote sftp implementation were rated from a “1” (Excellent) to a “3” (Satisfactory).

g.	Verify the NWRSAME test event (e.g., DMO) does not incur any problems during test transmission. - PASSED

All OAT sites were able to test the NWRSAME DMO test event code successfully. During the first week of OAT, the WFO PHI did not have a NWRSAME tone decoder and was not able to test the DMO feature.  However, WFO PHI was able to procure a NWRSAME tone receiver which successfully tested the non-startup of the receiver during their DMO testing.  Using the Activity Logs window, the WFO PHI verified the DMO test code and the “999000” data output per the transmission queries.  The rest of the OAT sites used an in-house DCR-440 NWRSAME tone decoder to verify the DMO output, including subsequent inspection of the Activity Logs transmission queries.

Based on the responses from the OAT Questionnaire forms returned by the OAT sites, the CRS Build 10.0/VIP Build 3.1 NWRSAME DMO testing were rated from a “1” (Excellent) to a “2” (Good).

5.0 Recommendations

Based on the review of the OAT results in Sections 1.0 and 2.0, and the conclusions from Section 4.0, the CRS Build 10.0/VIP Build 3.1 OAT TRG recommends the national deployment of CRS Build 10.0/VIP Build 3.1 with the workarounds identified in the release notes, related documentation, and CRS web site information.  The national deployment is currently scheduled from September 20, 2004 to October 29, 2004.

PART II: CRS Build 10.0/VIP Build 3.1 OAT Description

1.0 Background

This section contains background information about the CRS/VIP system under test, the test objectives for the CRS Build 10.0/VIP Build 3.1, and a description of the CRS/VIP systems evaluated.  More detailed information can be found the in the CRS System Administrator’s Manual and the CRS Site Operator’s Manual.

1.1 Prior Testing

The NWS conducted CRS and VIP systems integration testing at WSH from May 17 to June 11, 2004.  After a successful software integration effort by OPS23, the systems were turned over to OPS24 for a System Test (ST).  OPS24 conducted the ST of CRS Build 10.0/VIP Build 3.1 at WSH from June 14 to August 6, 2004.

There were a total of 55 TTRs generated during the ST.  Refer to the CRS Build 10.0/VIP Build 3.1 System Test Report document, dated September 2004, for more information regarding the system activities and ST-related TTRs and their corresponding status.  On August 5, 2004, the ST Wrap-Up/OAT Readiness Review meeting was held to discuss whether the CRS Build 10.0/VIP Build 3.1 is ready for the OAT.  There were no reported TTRs with an Impact of 1 or 2.  Subsequently, the TRG decided that the CRS and VIP systems were ready for the OAT which began August 9, 2004.

1.2 Test Objectives and Criteria

The overall objective of the OAT was to verify the CRS Build 10.0/VIP Build 3.1 provided reliable, timely, and understandable NWR transmissions of NWS products in an operational environment using AWIPS.  The test objectives, as outlined from the CRS Build 10.0/VIP Build 3.1 OAT Test Plan document, dated August 2004, are listed below with the success criteria:

a.	Verify the EHB-7 Software Note 6 document instructions for the installation of CRS Build 10.0 and the VIP Build 3.1 software are complete and accurate.

CRITERIA:  The CRS Build 10.0/VIP Build 3.1 installation instructions were understandable and could be used by site personnel, independently of the test team members, or WSH support personnel, to install, configure, and operate CRS Build 10.0 and VIP Build 3.1.

b.	Verify, in an operational environment, successful operation of the CRS Build 10.0 and the VIP Build 3.1 software without any system degradation.

CRITERIA:  The CRS Build 10.0/VIP 3.1 was successfully operational and stable during broadcast of messages using the new and updated software.

c.	Verify the required CRS Build 10.0/VIP Build 3.1 documents are adequate (e.g., Release Notes, etc).

CRITERIA:  The CRS Build 10.0/VIP Build 3.1 documents were correctly updated for the CRS Build 10.0/VIP Build 3.1 software.

d.	Verify the CRS and VIP automatic user’s password handling is adequate and operational.

CRITERIA:  The CRS Build 10.0/VIP Build 3.1 automatic user’s password handling was normally operating within the password guidelines of EHB-7 Software Note 6 password generation.

e.	Verify the ingest of input messages into CRS, conversion processing with the VIP, and subsequent broadcast are operational without any system degradation.

CRITERIA: The CRS Build 10.0/VIP 3.1 was converting and broadcasting the CRS input messages without any system degradation.

f.	Verify any problems found during VIP remote site file transfers, per specifically designated OAT sites performing such functionality, are mitigated and/or supported for operational status without any system degradation.

CRITERIA:  The VIP Build 3.1 remote sftp function was properly setup with no system degradation.

g.	Verify the NWRSAME test event (e.g., DMO) does not incur any problems during test transmission.

CRITERIA:  The CRS Build 10.0/VIP Build 3.1 NWRSAME DMO functionality properly output the DMO and “999000” data without turning on NWRSAME decoders.

1.3 CRS Build 10.0/VIP Build 3.1 Enhancements and Modifications under Test

The new CRS Build 10.0/VIP Build 3.1 contained 10 software enhancements and 16 software fixes.  Major changes to the new build include the automatic CRS and VIP user’s password checking, the secure file transfers from CRS to VIP, authenticated secure shell key file installations, and the NWRSAME DMO test event code processing.

A non-activated feature in the new build is the capability for externally generated voice files.  This capability allows the input of waveform audio (WAV) files with appended CRS header data.  This function would have allowed WAV files, generated outside of CRS with correct header data, to be checked on input, saved in the CRS database, and broadcasted normally.

However, during the System Test (ST), there were some problems found with the externally generated voice processing.  These problems were attributed to:

- Design.  The main parsing, input queue, and other related critical code routines were shared with the non-related VIP Communications Processing Voice Conversion (CP_VC) process.  The ST TRG agreed that a stand-alone process dedicated to this function might serve as a better solution.  OPS23 agreed to revisit the design for a future build.

- Performance. During the ST, several externally generated voice messages were tested (including some watches and warnings) which resulted to slower than usual playback, as verified by the Broadcast Cycle window scheduling.  Some externally-generated message name anomalies and message interruption inconsistencies during normal and override conditions were also observed.

The ST TRG subsequently decided that the externally generated voice processing feature be deactivated for the OAT and for the nationally deployed CRS Build 10.0/VIP Build 3.1.  OPS23 added that this functionality could be available, in a future build, in support of the all-hazards collection system.

For a detailed discussion of all enhancements and fixes, the CRS Build 10.0/VIP Build 3.1 Release Notes are found in Attachment E.

1.4 Test Sites and Configurations

The four WFO offices selected by the NWS for the OAT are listed in Table 3 together with their corresponding descriptive data.

| Table 3 - CRS Build 10.0/VIP Build 3.1 OAT Test Sites and Configurations |
| --- |
| Site | ID | Config | Transmitters | VIP Remote SFTP | Spanish |
| Philadelphia, PA | PHI | Large | 7 | Yes | No |
| Austin/San Antonio, TX | EWX | Max | 12 | No | No |
| Northern Indiana, IN | IWX | Typical | 4 | Yes | No |
| San Diego, CA | SGX | Large | 6 | Yes | Yes |

2.0 Test Conduct

The CRS Build 10.0/VIP Build 3.1 software was delivered to the OAT sites as complete package including software and documentation.  WSH test teams (see Table 4) initially traveled to the WFO PHI on August 8, 2004 and installed the software the next day, August 9th. Another test team traveled to WFO EWX on August 9th and installed the software the next day, August 10th.  A couple of test teams simultaneously traveled to WFO IWX and WFO SGX on August 16th and installed the software on each site the next day, August 17, 2004.  For all OAT sites, the WSH test team witnessed the successful installation and provided technical assistance when required.

At each OAT site, the CRS and VIP systems were used in normal operations 24 hours a day, 7 days a week.  Most of the messages that were normally broadcasted were converted messages from the VIP.  For the OAT sites in WFO PHI, WFO IWX, and WFO SGX, the remote sftp functionality testing was successfully performed.  These OAT sites either had their IVR systems up and running with SAMBA (WFO PHI) or field-created scripts (WFO IWX and WFO SGX) that send the WAV and/or MP3 files from the LS1 to an external machine.

The OAT started with short meetings between WSH test teams and their respective OAT site focal points regarding scheduled tests and installation strategies.  The OAT then proceeded with the verification of the site’s receipt and installation of the complete CRS Build 10.0/VIP Build 3.1 software package.  The WSH test team (see Table 4) assisted their assigned sites for at least 2-3 days of initial operations.  The OAT sites performed their routine weekly and scheduled testing including the NWRSAME DMO test event code testing.  The WSH test team also performed network verification for VIP message conversion retries.

The OAT test personnel reported some errors in the installation procedures and minor software problems (see Table 2) and completed the TTRs to document problems.  OAT site personnel continued evaluating the CRS and VIP systems during routine operations through September 17, 2004.

2.1 Problem Documentation and Classification

OAT site personnel documented all CRS/VIP problems by completing CRS TTRs (see Attachment C).  The TTRs were reviewed by the OAT TRG during weekly conference calls.  The Test Review Group classified the documented CRS problems via the Impact and the Priority values (see Part I, Section 3.0).  The OAT testing would not have started if TTRs generated during the CRS Build 10.0/VIP Build 3.1 ST, with an Impact of 1 or 2, exists in the TestTrack database.  An Impact 1 would have necessitated a temporary suspension until an immediate fix has been created and retested.

TTR #900, which is currently designated with an Impact of 2, has not been reproduced by OPS23 during retesting at WSH.  On retest, attempts to reassign transmitters from existing listening areas did not yield any errors.  Subsequently, the OAT TRG recommended that the status for TTR #900 be updated to a “Watch”.  The status for TTR #894 has been updated to “Closed” because the MP3 truncation error has not been repeated for further analysis.  The other TTRs (#891 and #893) have minimal to no Impact; these TTRs are candidates for a fix in a future build.

2.2 Test Personnel

Personnel from WSH and OAT sites conducted the OAT and were included in the TRG that reviewed and classified the TTRs.  OPS24 was responsible for the management of the OAT.  The WSH test team was composed of personnel from OPS24 and OPS23 (see Table 4).

| Table 4 - CRS Build 10.0/VIP Build 3.1 OAT Test Personnel |
| --- |
| PHI | EWX | IWX | SGX |
| Joe Byerly (ESA) | Joseph Baskin (CRS FP) Dale Lininger (ET) | Dereek Adams (ITO) | Mike Lauderdale (ESA) Scott Brookshaw (ET) |
| Jae Lee (OPS24) Harry Tran (OPS24) Dave Glotfelty (OPS23) | Bert Viloria (OPS24) Nancy Helderman (OPS23) | Harry Tran (OPS24) Warrick Moran (OPS23) | Bert Viloria (OPS24) Sung Vo (OPS23) |

2.3 Test Schedule

The OAT started on August 9, 2004 at WFO PHI, August 10th at WFO EWX, and August 17th for WFO IWX and WFO SGX.  Due to test personnel scheduling and site availability, the OAT testing for both WFO IWX and WFO SGX was delayed one week.

The schedule included:

- One day for initial on-site meeting and CRS Build 10.0/VIP Build 3.1 installation including VIP remote sftp setup and ssh key installations.

- One day to perform the NWRSAME DMO tone test and routine weekly tests (RWT) to assess the stability of the installed software.

- One day to verify any other system resources (CRS network, VIP retries, etc) and/or remote sftp capabilities.

- Six (at WFO PHI and WFO EWX) to five (at WFO IWX and WFO SGX) weeks of operational evaluation.

The TRG conference calls were held weekly starting from the OAT Readiness review on August 5, 2004.  The conference call for September 2, 2004 was cancelled due to no reported problems with the CRS and VIP systems.  The OAT ended on September 17, 2004.

Attachment A - CRS Build 10.0/VIP Build 3.1 Test Review Group

| Name/Organization | Function | Phone | Voting Member |
| --- | --- | --- | --- |
| Jerald Dinges (OPS24) | Test Review Group Chair | 301-713-0326 x160 |  |
| Bert Viloria (OPS24) | OAT Test Director | 301-713-0326 x131 FAX: 301-713-0912 |  |
| Harry Tran (OPS24) | OAT Support | 301-713-0326 x105 |  |
| Jae Lee (OPS24) | OAT Support | 301-713-0326 x158 |  |
| Joel Nathan (OPS23) | CRS/VIP Software Manager | 301-713-0191 x119 |  |
| Jeff Earl (OPS12) | Maintenance Assurance | 301-713-1833 x162 |  |
| Harvey Thurm (ER1) | Eastern Region Program Manager | 631-244-0124 |  |
| Mike Mach (SR) | Southern Region Program Manager | 817-978-1100 x108 |  |
| Greg Noonan(CR4) | Central Region Program Manager | 816-891-7734 x301 |  |
| Craig Schmidt (WR1) | Western Region Program Manager | 801-524-4000 x266 |  |
| Per Pedersen (AR41) | Alaska Region Program Manager | 907-271-3462 |  |
| Jay DelCano (PR11) | Pacific Region Program Manager | 808-532-6427 |  |
| Philadelphia PA WFO (PHI) Gary Szatkowski Joseph Byerly Roy Miller Dan Hagarty | Focal Points [Input To Region Prog. Manager] MIC ESA DAPM ITO | 609-261-6600 |  |
| Austin/San Antonio TX WFO (EWX) Joe Arellano Brian Read William Runyon Mark Oliver | Focal Points [Input To Region Prog. Manager] MIC ESA DAPM ITO | 830-606-3617 |  |
| Northern Indiana IN WFO (IWX) Mike Sabones Peter Wallace Terry Click Dereek Adams | Focal Points [Input To Region Prog. Manager] MIC ESA DAPM ITO | 574-834-1104 |  |
| San Diego CA WFO (SGX) Jim Purpura Mike Lauderdale Michael Khuat | Focal Points [Input To Region Prog. Manager] MIC ESA ITO | 858-675-8700 |  |

Attachment B - CRS Build 10.0/VIP 3.1 OAT Installation Test Site Comments and Recommendations

| Document | Page Number | Paragraph Number | OAT Site | Comments |
| --- | --- | --- | --- | --- |
| EHB-7 Software Note 6 | after A-35 | Section 8.4 | PHI | Add a new section that will reboot the CRS MPs after the password setting and before the ssh key installation steps. |
| EHB-7 Software Note 6 | A-23 | Section 8 | PHI | Add CRS FEP information indicating the more restrictive password checking. On the CRS FEPs, a number and two alpha characters must be included in the new password within the first eight characters. |
| EHB-7 Software Note 6 | A-11 | Section 4.1 Step 56a | PHI, EWX, IWX, SGX | The “killall sty –s 9; exit <Return>” workaround for the “su – crs” hang-up should be added in the document. |
| EHB-7 Software Note 6 | A-3 | Section 2.1 | PHI | Add the “umount /mnt/floppy/” information on how to manually unmount a floppy during VIP dictionary backup and/or restore. |
| EHB-7 Software Note 6 | A-11 | Section 4.1 Step 58 | IWX | Use the word “Logout” instead of “Restart”. |
| EHB-7 Software Note 6 | A-16 | Section 6.1 | IWX | Bold the following phrases: Step 1: XCRS_SITE Utility Step 2: Stop CRS System Step 3: OK Step 5: Exit |
| EHB-7 Software Note 6 | A-16 | Section 6.2 | IWX | Bold the following phrases: Step 1: XCRS_SITE Utility Step 2: Stop CRS System Step 3: OK and Exit |
| EHB-7 Software Note 6 | A-16, A-17 | Section 7.1 | IWX | Bold the following phrases: Step 1: System Step 2: Exit to UNIX and OK Step 3: Acknowledge Step 4: KDE Desktop Application Starter Step 5: SCO Control Center Step 6: Software_Management Step 7: Applications Installer Step 8: CD-ROM_1 and Update View Step 9: crsopsais |
| EHB-7 Software Note 6 | A-22 | Section 7.5 | IWX | Bold the following phrases: Step 6: Host Step 7: License Step 11: Host Step 12: Exit |
| EHB-7 Software Note 6 | A-6 | Section 4.1 | General | Step 4: should have, in bold, a warning to users that the boot: prompt will be displayed and that operator needs to type in the “nuke noresize” command before it timeouts. Steps 10 and 11 should be combined to avoid timeouts. Step 17: Replace “step 9” with “previous step” |
| EHB-7 Software Note 6 | A-6 | Section 4.1 | SGX | Steps 37: Can the default Netmask value be set to 255.255.0.0? The current value of 225.225.0.0 is easy to be missed. |
| EHB-7 Software Note 6 | A-10 | Section 4.1 | SGX | Step 54: Add “Ctrl-C” to get out of the ping command. |
| EHB-7 Software Note 6 | A-43 | Section 9 | General | Step 3: Update “/home.crs/.ssh to “/home/crs/.ssh” |
| EHB-7 Software Note 6 | A-44 | Section 9 | General | Step 10: the question prompt should say: “RSA key fingerprinting is xxxxxxx Are you sure you want to continue connecting (yes/no)?” |
| EHB-7 Software Note 6 | A-44 | Section 9 | General | Step 10: After the operator responds by a yes, and the known_hosts is updated, the next step should be a “quit” before the exit to close the shell. |

Attachment C - CRS Build 10.0/VIP Build 3.1 OAT Test Trouble Reports

NUMBER:          891

Date Entered: 		08/11/04

Operation Mode: 		Full Configuration

Entered by: 		Lee, Jae

Frequency: 			Sometimes

Status: 			CCB Review, assigned to Joel Nathan

Impact: 			5 - Minimal to no impact; nice to have

Type of Usage: 		Operational

Acceptance Test 		(OAT)

Priority: 			3 - Include in a future build

Type of Issue: 		Modification of existing function / design

Reference: 			OAT day 1 and day 2

Summary: 	Increase the VIP timeout value under Site Configuration menu

Has Workaround:

Subsystem: 			Voice Improvement Processor (VIP)

Subsys Components:

Software Estimate:

Target Release Build:

Target Release Date:

Development Build:

Operational Build:

Found by: 			Lee, Jae

Date Found: 		08/11/04

Software Version: 	10.0

Description:

Around 3 - 4:40pm on August 9, 2004, Mt Holly CRS was very busy with many products coming in at the same time.  HWR, SAF, OFF, CWF, ZFP and other products were coming from PHI, OKX and WBC.  During this time, some of the products (HWR, SAF) timed out by the VIP. These products were correctly converted by DECtalk and scheduled in the broadcast cycle.

It seems like the "60 second" timeout value is not sufficient for the VIP to process all the products during this busy time. Therefore, recommend increasing the timeout value.

NOTE: on August 10 morning, the same problem occurred. We resent products in

DECtalk voice and these products were converted successfully by the VIP. We were told 4pm and 4am are the busiest time for CRS.

The VIP log file from 8/9 is attached.

Capture File: 		None available

Capture Filename and

Date Sent:

Computer Config:

Location/Test Environment:

Attachments: 		NJ_VIP_Aug__9.log

Assign To: 			Helderman, Nancy; Nathan, Joel

Assign By: 			System

Date: 			08/11/04

Notes: 			This assignment was auto generated by TestTrack.

Assign To: 			Vo, Sung

Assign for analysis By: Nathan, Joel

Date: 			08/11/04

Notes:

Comment By: Vo, Sung

Date: 08/12/04

Notes:

The VIP timeout value is controlled and set by the CRS application, which is now between 10 and 60 seconds. The problem is that if you have a VIP text message over 2800 bytes long it would take VIP more than 60 seconds to convert the message which the product has timed out after 60 seconds. This VIP timeout

maximum allowable value can be changed to 120 seconds from 60 seconds in the X-Design resource file without compiling the source codes. However when you run the Gui2Ascii this value will be saved in the ASCII database file which is fine but the problem you later run into is when you do a Site Configure using this ASCII database file. It will fail to compile due to range check for this value that the current UTsite_cfg.c only checks for valid value which is between 10 and 60. The error message "Voice Conversion Timer = 120 invalid. Valid values are 10-60 seconds" will be displayed when UTsite_cfg.c fails to compile the ASCII database file.

The fix for this will be included in the next CRSv11.0 build. There is a workaround for the current CRSv10.0 but site operator needs to be guided.

Assign To: Nathan, Joel

Send to CCB By: Vo, Sung

Date: 08/12/04

Notes:

I have completed the analysis for this problem. The fix will be included in our next CRSv11.0 build.

Created By: 		Lee, Jae

Date Created: 		08/11/04 11:07 AM

Creation Method: 		Add CRS TTR window

Modified By: 		Vo, Sung

Date Modified: 		08/12/04 01:22 PM

NUMBER:          893

Date Entered: 		08/18/04

Operation Mode: 		Full Configuration

Entered by: 		Viloria, Bert

Frequency: 			Unknown

Status: 			CCB Review, assigned to Joel Nathan

Impact: 			5 - Minimal to no impact; nice to have

Type of Usage: 		Operational

Acceptance Test 		(OAT)

Priority: 			5 - Undetermined

Type of Issue: 		System malfunction (not working as designed)

Reference:

Summary: 			ROAMS More Window displays bad machine password

Has Workaround:

Subsystem: 			Main Processor (MP)

Subsys Components:

Software Estimate:

Target Release Build:

Target Release Date:

Development Build:

Operational Build:

Found by: 			Viloria, Bert

Date Found: 		08/18/04

Software Version: 	9.93

Description:

After the successful SGX OAT site routine weekly tests were performed, ROAMS performed an error dial-in that was displayed on the Alert Monitor. The OAT site personnel told us that this was something that is always been happening after RWT.

The ROAMS Query/Modify window was displayed. We were not able to properly query the data, for either Transmitter, so we decided to view any saved datasets for Transmitter 1 (SAN) and Transmitter 4 (STP). For the SAN transmitter, the machine password displayed in the MORE window was "NATHAN^^^:" where ^ equals space.

For the STP transmitter, the machine password displayed in the MORE window was

"NATHAN^4B". Further verification in the Site Configuration window revealed that for both transmitters, the passwords were "NATHAN". Additionally, the Site Configuration password field value only allows 8 characters which is violated in the MORE window values for both transmitters.

Capture File: 		None available

Capture Filename and

Date Sent:

Computer Config:

Location /

Test Environment:

Attachments:

Assign To: 			Helderman, Nancy; Nathan, Joel

Assign By: 			System

Date: 			08/18/04

Notes:

This assignment was auto generated by TestTrack.

Assign To: 			Vo, Sung

Assign for analysis By: Nathan, Joel

Date: 			08/18/04

Notes:

Created By: 		Viloria, Bert

Date Created: 		08/18/04 02:11 PM

Creation Method:		Add CRS TTR window

Modified By: 		Nathan, Joel

Date Modified:		08/18/04 02:36 PM

NUMBER:          894

Date Entered: 		08/21/04

Operation Mode: 		Full Configuration

Entered by: 		Viloria, Bert

Frequency: 			Unknown

Status: 			Watch, not assigned

Impact: 			3 - Degradation of broadcast

Type of Usage: 		Operational

Acceptance Test 		(OAT)

Priority: 			3 - Include in a future build

Type of Issue: 		System malfunction (not working as designed)

Reference:

Summary: 			MP3 truncation problem

Has Workaround:

Subsystem: 			Not sure or Indeterminate

Subsys

Components:

Software:

Estimate:

Target Release Build:

Target Release Date:

Development Build:

Operational Build:

Found by: 			Viloria, Bert

Date Found: 		08/21/04

Software Version: 	9.93

Description:

During the OAT testing at the SGX OAT site, a truncation of an IVR MP3 playback of the ZFPSGX was observed and was duly reported to the field office. The CRS is properly broadcasting the same message. The OAT support team and the site personnel are not sure if the truncation occurred during the VIP remote transfer to the LS1 server or during the MP3 file transfer from LS1 to the IVR machine. During the whole OAT test week (Aug 17-19), other than the problem stated above, there were no other incidence of MP3 file truncations.

Capture File: 		None available

Capture Filename and

Date Sent:

Computer Config:

Location/ Test Environment:

Attachments:

Assign To: 			Helderman, Nancy; Nathan, Joel

Assign By: 			System

Date: 			08/21/04

Notes:

This assignment was auto generated by TestTrack.

Assign To: 			Vo, Sung

Assign for analysis By: Nathan, Joel

Date: 			08/23/04

Notes:

Created By: 		Viloria, Bert

Date Created: 		08/21/04 08:00 PM

Creation Method: 		Add CRS TTR window

Modified By: 		Nathan, Joel

Date Modified: 		08/23/04 03:38 PM

NUMBER:          900

Date Entered: 		09/10/04

Operation Mode: 		Full Configuration

Entered by: 		Viloria, Bert

Frequency: 			Unknown

Status: 			Watch, not assigned

Impact: 			2 - Prevents message broadcast; reasonable workaround

Type of Usage: 		Operational Acceptance Test (OAT)

Priority: 			5 - Undetermined

Type of Issue: 		System malfunction (not working as designed)

Reference: 			WFO EWX

Summary:  			Listening Area reassignment caused scheduling to stop

Has Workaround:

Subsystem:  		Main Processor (MP)

Subsys Components:  	Software

Estimate:

Target Release Build:

Target Release Date:

Development Build:

Operational Build:

Found by: 			Viloria, Bert

Date Found: 		09/10/04

Software Version: 	9.93

Description:

WFO EWX reported that when a listening area transmitter mapping, for a specific listening area record, has been reassigned, the transmitter that was removed from the mapping is directly affected. While performing some listening area reassignments due to a new transmitter, the removed transmitter mapping caused the "removed" transmitter to halt the scheduling and the Status Window displayed the "inoperable" state (slash across the transmitter icon). The WFO EWX tried to perform program assignments, reset the MP, and FEPs, but to no avail. The OAT site then proceeded to manually update their current database ASCII file and manually remove the mapping. After a successful recompile, the transmitter and the CRS system resumed normal operations.

Capture File:  		None available

Capture Filename and Date Sent:

Computer Config:

Location / Test Environment:

Attachments:

Assign To: Helderman, Nancy; Nathan, Joel Assign By: System Date: 09/10/04

Notes:  This assignment was auto generated by TestTrack.

Assign To: Helderman, Nancy Assign for analysis By: Nathan, Joel Date: 09/10/04

Notes:  Problem is not repeatable at NWSHQ. The following was tested:

1. Alpha had message type ANCHWRDUT broadcasting on all 13 channels.

2. From the Broadcast Cycle display, selected channel 13, then clicked

on ANCHWRDUT. Pressed INFO button and it showed that LAC = AKC013

only.

3. Selected Transmitter and Listening Areas. Found Area Code =

AKC013 - it was assigned to all 13 transmitters. Edited the

transmitters by removing transmitter 13 (STNMR) and Saved.

4. No problem following this action - the broadcast on all transmitters

continued as before.

Could you contact EWX to see if they can repeat the problem and/or

provide more details about their configuration that may have caused

this?

Created By:  		Viloria, Bert

Date Created:  		09/10/04 11:00 AM

Creation Method:  	Add CRS TTR window

Modified By:  		Nathan, Joel

Date Modified:  		09/10/04 11:25 AM

Attachment D - CRS Build 10.0/VIP 3.1 OAT Questionnaires

| WFO Philadelphia/Mt Holly OAT Questionnaire |
| --- |
| Name & Title: Joseph Byerly ESA | 1-Excellent | 4-Deficient |
| OAT Test Dates: August 9-September 17, 2004 | 2-Good | 5-Unsatisfactory |
| Formatters Used: CAFÉ | 3-Satisfactory |  |
| Statement | 1 | 2 | 3 | 4 | 5 | N/A |
| CRS ingest of AWIPS products using listed formatter(s). |  |  |  |  |  |  |
| Installation of CRS Build 10.0 software (including password setting and accuracy of installation notes). |  |  |  |  |  |  |
| Installation of VIP Build 3.1 software (including accuracy of installation notes). |  |  |  |  |  |  |
| Installation of CRS/VIP ssh keys (including accuracy of installation notes). |  |  |  |  |  |  |
| CRS ability to successfully send products to NWR transmitters. |  |  |  |  |  |  |
| NWR transmitters successfully transmitted CRS products. |  |  |  |  |  |  |
| The quality of the CRS Build 10.0/VIP Build 3.1 audio. |  |  |  |  |  |  |
| CRS Build 10.0 automatic password checking |  |  |  |  |  |  |
| VIP Build 3.1 automatic password checking |  |  |  |  |  |  |
| VIP remote sftp implementation, including any additional support for functional continuity (only for sites performing VIP remote file transfers) |  |  |  |  |  |  |
| CRS operations with NWRSAME tones, including DMO test event code. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 operators or forecasters workload. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 maintenance workload. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under non-severe weather conditions. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under severe weather conditions. |  |  |  |  |  |  |
| Overall, CRS Build 10.0/VIP Build 3.1 is suitable for general implementation. |  |  |  |  |  |  |

| WFO Austin/San Antonio TX OAT Questionnaire |
| --- |
| Name & Title: Joseph Baskin CRS FP | 1-Excellent | 4-Deficient |
| OAT Test Dates: August 10-September 17, 2004 | 2-Good | 5-Unsatisfactory |
| Formatters Used: CAFÉ | 3-Satisfactory |  |
| Statement | 1 | 2 | 3 | 4 | 5 | N/A |
| CRS ingest of AWIPS products using listed formatter(s). |  |  |  |  |  |  |
| Installation of CRS Build 10.0 software (including password setting and accuracy of installation notes). |  |  |  |  |  |  |
| Installation of VIP Build 3.1 software (including accuracy of installation notes). |  |  |  |  |  |  |
| Installation of CRS/VIP ssh keys (including accuracy of installation notes). |  |  |  |  |  |  |
| CRS ability to successfully send products to NWR transmitters. |  |  |  |  |  |  |
| NWR transmitters successfully transmitted CRS products. |  |  |  |  |  |  |
| The quality of the CRS Build 10.0/VIP Build 3.1 audio. |  |  |  |  |  |  |
| CRS Build 10.0 automatic password checking |  |  |  |  |  |  |
| VIP Build 3.1 automatic password checking |  |  |  |  |  |  |
| VIP remote sftp implementation, including any additional support for functional continuity (only for sites performing VIP remote file transfers) |  |  |  |  |  |  |
| CRS operations with NWRSAME tones, including DMO test event code. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 operators or forecasters workload. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 maintenance workload. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under non-severe weather conditions. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under severe weather conditions. |  |  |  |  |  |  |
| Overall, CRS Build 10.0/VIP Build 3.1 is suitable for general implementation. |  |  |  |  |  |  |

| WFO Northern Indiana IN OAT Questionnaire |
| --- |
| Name & Title: Dereek Adams ITO | 1-Excellent | 4-Deficient |
| OAT Test Dates: August 17-September 17, 2004 | 2-Good | 5-Unsatisfactory |
| Formatters Used: CAFÉ | 3-Satisfactory |  |
| Statement | 1 | 2 | 3 | 4 | 5 | N/A |
| CRS ingest of AWIPS products using listed formatter(s). |  |  |  |  |  |  |
| Installation of CRS Build 10.0 software (including password setting and accuracy of installation notes). |  |  |  |  |  |  |
| Installation of VIP Build 3.1 software (including accuracy of installation notes). |  |  |  |  |  |  |
| Installation of CRS/VIP ssh keys (including accuracy of installation notes). |  |  |  |  |  |  |
| CRS ability to successfully send products to NWR transmitters. |  |  |  |  |  |  |
| NWR transmitters successfully transmitted CRS products. |  |  |  |  |  |  |
| The quality of the CRS Build 10.0/VIP Build 3.1 audio. |  |  |  |  |  |  |
| CRS Build 10.0 automatic password checking |  |  |  |  |  |  |
| VIP Build 3.1 automatic password checking |  |  |  |  |  |  |
| VIP remote sftp implementation, including any additional support for functional continuity (only for sites performing VIP remote file transfers) |  |  |  |  |  |  |
| CRS operations with NWRSAME tones, including DMO test event code. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 operators or forecasters workload. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 maintenance workload. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under non-severe weather conditions. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under severe weather conditions. |  |  |  |  |  |  |
| Overall, CRS Build 10.0/VIP Build 3.1 is suitable for general implementation. |  |  |  |  |  |  |

Comments:

“…Overall, the new build went very smooth.  The knowledge and expertise of the install team was evident from the beginning through to the end…”

| WFO San Diego CA OAT Questionnaire |
| --- |
| Name & Title: Scott Brookshaw ET | 1-Excellent | 4-Deficient |
| OAT Test Dates: August 17-September 17, 2004 | 2-Good | 5-Unsatisfactory |
| Formatters Used: CAFÉ | 3-Satisfactory |  |
| Statement | 1 | 2 | 3 | 4 | 5 | N/A |
| CRS ingest of AWIPS products using listed formatter(s). |  |  |  |  |  |  |
| Installation of CRS Build 10.0 software (including password setting and accuracy of installation notes). |  |  |  |  |  |  |
| Installation of VIP Build 3.1 software (including accuracy of installation notes). |  |  |  |  |  |  |
| Installation of CRS/VIP ssh keys (including accuracy of installation notes). |  |  |  |  |  |  |
| CRS ability to successfully send products to NWR transmitters. |  |  |  |  |  |  |
| NWR transmitters successfully transmitted CRS products. |  |  |  |  |  |  |
| The quality of the CRS Build 10.0/VIP Build 3.1 audio. |  |  |  |  |  |  |
| CRS Build 10.0 automatic password checking |  |  |  |  |  |  |
| VIP Build 3.1 automatic password checking |  |  |  |  |  |  |
| VIP remote sftp implementation, including any additional support for functional continuity (only for sites performing VIP remote file transfers) |  |  |  |  |  |  |
| CRS operations with NWRSAME tones, including DMO test event code. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 operators or forecasters workload. |  |  |  |  |  |  |
| The CRS Build 10.0/VIP Build 3.1 maintenance workload. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under non-severe weather conditions. |  |  |  |  |  |  |
| CRS Build 10.0/VIP Build 3.1 operations under severe weather conditions. |  |  |  |  |  |  |
| Overall, CRS Build 10.0/VIP Build 3.1 is suitable for general implementation. |  |  |  |  |  |  |

Attachment E - CRS Build 10.0/VIP 3.1 Release Notes

These notes document the new features and bug fixes incorporated into CRS Build 10.0 and VIP Build 3.1 Engineering Change Request (ECR) numbers have been provided to reference a formally documented problem which has been resolved by this build.  Refer to the CRS web page for the latest Release Notes.

SOFTWARE ENHANCEMENTS

- ECR 832: Support For Externally Generated Voice Messages - THIS FEATURE WILL NOT BE ACTIVATED IN BUILD 10.0.  IF CRS BUILD 10.0 RECEIVES AN EXTERNALLY GENERATED VOICE MESSAGE, AN ALERT MONITOR ERROR MESSAGE WILL BE GENERATED AND THE MESSAGE WILL BE DELETED.  IF THIS CAPABILITY IS NEEDED IN THE FUTURE TO SUPPORT THE ALL HAZARDS COLLECTION SYSTEM, IT WILL BE ACTIVATED AT THAT TIME.   Prior to Build 10.0, CRS software only received weather related messages in ASCII text format.  It processes the messages based on Message Attributes stored in the weather message header and system data stored in various database tables.  These text messages are converted from text to speech either using the DECtalk algorithm or using the VIP.  Prior to Build 10.0, CRS did not provide the capability for processing externally generated voice messages.

Build 10.0 provides the capability to process, schedule, and broadcast externally generated voice messages.  The CRS weather message header Message Attributes include a 5-character Message Format code used to identify the format and language of the message.  Previously, the only Message Formats that could be properly processed were “T_ENG” and “T_SPA” for English and Spanish text respectively.  The Build 10.0 software will process “V_ENG” and “V_SPA” for English and Spanish voice.  Since these voice files will be passed through the DECtalk for broadcast on the transmitter in the same manner as manually recorded voice files, either of the “voice” Message Formats may be used for both English and Spanish externally generated voice files.  However, for consistency, we recommend the use of “V_ENG” only for all externally generated voice files.

The following is the format of the message name for the externally generated voice messages:

EV ID <msg typ ID> <msg ID>

where <msg typ ID> is the internally-assigned numeric Message Type identifier and <msg ID> is the internally-assigned numeric message identifier of the subject message.

Some restrictions are required for the proper handling of the externally generated voice files.  Because the weather message header must be extracted in its entirety, the CTRL-F and CTRL-B sequences are not permitted to be imbedded in the voice file.  The new voice processing software will pass through DECtalk formatted .wav files, i.e. 10K sample .wav files.  The software will also recognize and convert using the SOX utility the more standard 16K sample .wav files.  All voice files must be monaural.

- ECR 831: Add Special DMO Test NWRSAME Capability - Prior to Build 10.0, CRS did not have the capability to perform the DMO Test NWRSAME.  This special event code provides the NWS field offices a means of conducting exercises to practice issuing authentic warnings and other critical messages without disrupting the EAS network or turning on receiver codes used by industry and the general public.  It may also be used as a maintenance aid to align and test the communications link.

The CRS software has been modified to check for special Event Code “DMO”.  If found, CRS will ignore the normal NWRSAME generation of UGC codes based on the LACs in the message header.  Instead, CRS will generate a single code of “999000".  The event code “DMO” should not normally be programmed into the receiver decoder, and the location code of “999000" does not match any existing or future geographical area codes.

Important Note: Even though receiver codes in NWR receivers and EAS equipment are not turned on by the DMO Test Message, the complete message including the NWRSAME tone will be broadcast by the transmitter and received by radios that are already turned on for broadcast monitoring. Therefore, sites generating the DMO Test Message should not generate the 1050 Hz Alert tone and should include appropriate test language in the message.

- ECR 804: Replacement Of FTP Transactions With SFTP - The CRS consists of 2 MPs, 2 -4 FEPs, and a single VIP.  CRS receives specially formatted text messages from AWIPS that are placed in a directory on the Master MP for processing.  Text messages that are flagged to be transformed into the Speechify voices (Tom, Donna, and Javier) are sent to the VIP for processing.  The VIP will convert the text messages to 16K sample .wav files.  Optionally these .wav files may be directed through LDAD to external systems, such as Web Servers, the WR Interactive Voice Response (IVR) system, etc.  This option also allows for the files to be converted via the SOX utility to mp3 files and transferred.  After the files received from the Master MP are processed, the SOX utility is used to convert them 10K sample .wav files, which is the format required for DECtalk acceptance.  The 10K sample .wav files are transferred back to the Master MP, where they are scheduled and copied to the shadow MP and FEPs for subsequent transmission.  Control files are also passed back and forth between the Master MP and VIP that allow the transfer of timeout and status information.

Prior to CRS Build 10.0/VIP 3.1, all the message transactions between AWIPS and Master MP, Master MP and VIP, and VIP and external systems were via file transfer protocol (ftp).  These ftp transactions require the passing of the crs user password between systems and create security problems that are in violation of the DOC Computer Security Policy.  Therefore, these transactions will be replaced with secure file transfer protocol (sftp).  The sftp required the passing of authentication keys between the systems rather than a password.  Because the transition from ftp to sftp in CRS Build 10.0 requires close coordination of this same change implemented in AWIPS OB4, ftp will remain as an option for transactions between AWIPS and the Master MP.  This will allow sites to install either AWIPS OB4 or CRS Build 10.0 first.  LATEST AWIPS UPDATE:  PLEASE NOTE THAT BECAUSE OF AWIPS LOADING PROBLEMS, AWIPS OB4 WILL NOT BE IMPLEMENTING SFTP.  TRANSACTIONS FROM AWIPS TO CRS WILL CONTINUE TO USE FTP.  However transactions between Master MP and VIP and those between VIP and external systems will only be with sftp.  For those functions, the ftp function will be removed in CRS Build 10.0/VIP Build 3.1.

The MPs and VIP support openssh connections between themselves and AWIPS. This allows for the use of sftp, secure shell (ssh), and secure telnet.  Authentication keys are needed to authorize these transfers or remote sessions.  Public and private key files have been established on all these processors as part of the installation process.  The VIP disk recovery procedure continues to be the utilization of CD imaging system to restore the disk.  The recovery procedures will include new steps for the authorization keys.  Generally, if the CRS application is re-installed, the authorization keys remain intact, and no steps to re-establish the keys are necessary.  However, if the CRS application software is being re-installed as the result of an MP hard drive replacement, the keys will need to be re-established.  Appendix C, CRS Build Installation Procedure, has been modified to reflect this fact.

Paths: After the initial CRS Build 10.0 software is installed, six or seven connections are defined that support sftp transfers and ssh remote sessions.  The six required paths are AWIPS to 0MP, AWIPS to 5MP, 0MP to VIP, 5MP to VIP, VIP to 0MP, and VIP to 5MP.  The optional path is VIP to External System.

Key Configuration Files: The sftp transfers and ssh sessions require that openssh has configuration data.  Public key data must be in the files for all the authorized systems that will transfer data to the system under configuration.  All the public key data used by the setup scripts will be in three types of files:

1.  Individual Public Data Key Files: These are mathematical data and the public half of a pair of keys.  Each key is associated with the private key at the originating end of the paths described above.  These keys are in filenames with extensions of “pub”.

2.  Authorized Key Files: These are an aggregate of the public key data.  These are the individual identity key pairs created for a unique user to identify without a password.

3.  Known Hosts Key Files: These are an aggregate of the public key data.  These are the keys used for computer to computer communication during the encryption process.

A system wide file called Known Hosts File also exists as part of the system ssh configuration directory.  These are the configuration files used directly by openssh and contain several keys.

Key Generation Scripts: Key generation is done with the contents of the public and private mathematical keystring files for openssh encryption.  The key generation for 0MP and 5MP is done when they are first rebooted immediately following the installation of Build 10.0.  After its initial use, the key generation script is stored on the 0MP in /etc/config/osdone/sshinstaller.sh.  The VIP key generation is done in a similar manner.  The scripts will not replace key files already generated, but will generate new and distinct files if a key file is absent.  If new keys are generated, the key configuration script must be rerun on the MPs and VIP.

Key Configuration Script: This is also called the fixkey script.  This script will display a fingerprint of the public key files for verification and concatenate them together into their respective authorized key files.  It will then prompt for known hosts fingerprints approval and add the approved host public key information into the known hosts key files.

Fingerprint: This is a short string of hexadecimal digits in ASCII text string format.  This check sum of a public key file that can confirm the correct key data is used comparing it to a stored, printed copy of the fingerprint sequence.

4.	ECR 805: CRS And VIP Automatic Password Checking - Prior to CRS Build 10/VIP Build 3.1, very little automatic password checking was performed.

The following six rules for password checking have been added to the MP, FEP, and VIP systems for all users except root, switchmp, and sysadm:

a. Password must have at least 8 non-blank characters.

b. Password must contain at least two alphabetic characters.

c. Password must contain at least one number.

d. Password must have at least 3 different characters from the old password.

e. Password must differ from the user name, any circular shift of the user name,    reverse order of the user name, or any reverse circular shift of the user name.  (Please note that all CRS user accounts contain fewer than 8 characters.  Therefore, having the user name as the password will fail on the restriction described above in (a.).

f. Password must be changed at least every 90 days.

Additionally, the following four rules for password checking have been added to the VIP system:

a. Password must contain at least one upper case alphabetic character.

b. Six of the characters may occur only once in the password.

c. In addition to the current password, the password cannot be changed to the 10 previous passwords.  Therefore, the current password will not be able to be re-used for the next 11 password changes.

d. Password cannot contain vendor/manufacturer default passwords, words found in any dictionary (forward or backward), addresses, birthdays, or common character sequence.

Additionally, the FEP requires the password contain the two alphabetic characters

and one number within the first 8 characters.

Because of password aging, when the operator logs into the CRS GUI or the KDE desktop, a pop-up dialog will display in the upper left-hand corner of the display advising him in how many days the respective password will expire.  The operator must click okay to continue the login.

IMPORTANT NOTE: PASSWORDS FOR ALL USERS SHOULD BE CHANGED AT THE SAME TIME.  THE WARNING AND EXPIRATION MESSAGES WILL ONLY BE SEEN FOR THOSE USERS THAT YOU LOG INTO.  FOR EXAMPLE, MOST SITES DO NOT LOG IN AS CRS USER.  THEREFORE, IF THE CRS USER PASSWORD IS GETTING CLOSE TO EXPIRATION OR HAS IN FACT EXPIRED, THE OPERATOR MAY NOT SEE THE WARNING OR EXPIRATION MESSAGE.  THEREFORE, SITES SHOULD MAKE SURE THAT WHEN THEY SEE THE PASSWORD WARNING OR EXPIRATION MESSAGE FOR ONE USER, THEY CHANGE PASSWORDS FOR ALL USERS FOLLOWING THE PROCEDURES IN APPENDIX A OF THE DRAFT SYSTEM ADMINISTRATION MANUAL.

5.	ECR 807: VIP Disk Imaging System Changed To Mondo Image System - Prior to VIP Build 3.1, the VIP operating system and application software distribution, backup, and recovery were performed using a DOS based package called Drive Image from PowerQuest.  This disk imaging system was difficult to generate the disk image and very time consuming because it did not directly support the Linux ext3 file systems.

The new Mondo Image System is an open source Linux based package that has been used previously in other NWS supported Linux systems.  It boots to Linux off a CD (Drive Image required a bootable diskette, and was itself run from diskette) and can completely restore the VIP operating system and application to a hard drive.  It is Linux based and can more easily handle the ext3 file systems.

6.	ECR 808: CRS Application Changes In MPs To Accommodate SFTP Transactions With VIP - Prior to CRS Build 10.0, CRS used the ftp.ksh script to use the clear text crs user password for ftp transfer to and from VIP.  It also used the chg_emb_pw.ksh script during CRS application install and when passwords were changed to prompt the user to enter the crs user password.  The chg_emb_pw script placed this password in the ftp.ksh script and distributed the updated ftp.ksh script to the other processors.

All references to ftp are changed to sftp.  Commands will be accessed from a dynamically created text file using functionality built into the sftp so that the previous ftp mechanism is retained.  The clear text crs user password has been removed from the ftp.ksh script.  This change also requires the removal of the chg_emb_pw.ksh script.

7.	ECR 809: SFTP Flag Installation On AWIPS - Prior to CRS Build 10.0, all the message transactions between AWIPS and the Master MP were via ftp.

Because the transition from ftp to sftp in CRS Build 10.0 requires close coordination of this same change implemented in AWIPS OB4, ftp will remain as an option for transactions between AWIPS and the Master MP.  This will allow sites to install either AWIPS OB4 or CRS Build 10.0 first.  When sites install CRS Build 10.0, the installation instructions will direct the installer to place a marker file in a shared directory in the AWIPS system.  The AWIPS OB4 software will look for that file to direct it to use sftp for file transfer to CRS.  Otherwise, it will continue to use ftp.

LATEST AWIPS UPDATE:  PLEASE NOTE THAT BECAUSE OF AWIPS LOADING PROBLEMS, AWIPS OB4 WILL NOT BE IMPLEMENTING SFTP.  TRANSACTIONS FROM AWIPS TO CRS WILL CONTINUE TO USE FTP.  THEREFORE, THE MARKER FILE WILL NOT BE INSTALLED ON AWIPS.

8.	ECR 811: VIP SFTP Changes - Prior to VIP Build 3.1, VIP used ftp for all message transactions to and from the CRS Master MP and to external systems (remote ftp).

Libraries have been added to VIP to support the sftp and ssh protocols.  All transactions to and from the CRS Master MP and to external systems (remote ftp) will now use the sftp protocol.  For Master MP/VIP transactions this includes receipt of VIP text messages, transmittal of wave files, and receipt/transmittal of status information.

9.	ECR 813: CRS SFTP Wrapper - Prior to CRS Build 10.0, CRS used ftp for both sending/receiving files to/from other systems.  The ftp wrapper used within CRS contains logic that at the end of the ftp session, signals the CP_AI_RCV binary to look in the appropriate Master MP directory for a new raw text message.

A similar sftp wrapper has been written to check in the appropriate directory at the end of the sftp session.

10.	ECR 815: Expansion Of Civilian Generated Event Codes Table - CRS Build 8.5 included the capability to generate a SAME originator code for civilian (non-NWS) generated event codes.  NWS generated event codes have an originator code of WXR.  The civilian generated event codes have an originator code of CIV.  Build 8.5 defined a new file on the MPs: /crs/data/SS/SAME_event_codes.dat with the four civilian generated event codes: CEM, EVI, ADR, and CAE.

The Build 9.0.1 patch distributed in January 2004, added the following 16 additional event codes to the event code table: AVA, AVW, CDW, EQW, FRW, HMW, LEW, LAE, TOE, NUW, RHW, SPW, VOW, NIC, NPT, and NMN.

Since Build 9.0.1 was implemented as a patch, this write-up is being included in the Build 10.0 Release Notes to ensure that the updated /crs/data/SS/SAME_event_codes.dat file is being included in the ClearCase software build procedure.

BUG FIXES

- ECR 833: Date Time/AWIPS Time Updates Stop/Start Message Processing Software - Date/Time updates and AWIPS time request updates generated by the CRS operator from the CRS Maintenance menu will always stop the CP_VC process, which is responsible for all VIP message processing, which will cause the VIP icon in the status window to go down briefly.  This is necessary since CRS system time updates will affect the processing of incoming message effective/expiration time processing.  However, the automatic stopping and subsequent starting of the VIP message processing process may prove to be confusing to the operator.

The Date/Time Update window has been modified to add the following Information Dialog when the operator initiates a time change request:

Update time will restart VIP interface stop/start cp_vc

The operator will be given the opportunity to continue with the command or cancel it.

- ECR 834: Multiple Future Effective Time Watch/Warning Interrupts Not Scheduled - Prior to CRS Build 10.0, multiple watch/warning interrupts with effective times in the future were not scheduled.  For example, suppose the current time was 2200 and a severe thunderstorm warning (WBCSVRWBC) was received with an effective time of 2210.  Then another severe thunderstorm warning (WBCSVRWBC) was received before 2210 with an effective time of 2220.  Normally, the second message should replace the first message.  However, in this operationally esoteric case, neither the first nor second message would ever play.

The CRS software has been modified to handle this operational situation in a more reasonable manner.  In the example described above, the first message would not play when its effective time was reached.  Instead, because its effective time was in the future when it was received, it will be permanently replaced by the second message, thereby ensuring that it will never play.  The second message will play when its effective time is reached.

- ECR 835: MMI Display’s Font Is Too Small - Prior to CRS Build 10.0, the font used for the Message Monitor (MMI display) was Helvetica 7.  Middle Aged eyes found this very difficult to read.  The font has been changed to Helvetica 10.

- ECR 836: CRS/ROAMS Interface Software Does Not Recognize Local 10-Digit Dialing Bit - Prior to CRS Build 10.0, the CRS/ROAMS interface software in CRS did not recognize the bit used to define local 10-digit dialing.  Therefore, the display resulting from a Query to a ROAMS set for 10-digit dialing would include a garbled area code in the telephone number.  For example, a site using 10-digit dialing with an area code of 785 would display an area code of 7185 after the Query.

The CRS software has been modified to check if the area code is overflowed as a result of the 10-digit dialing.  If it is overflowed, it will offset the area code to adjust the display properly.

- ECR 786: VIP Processing/Manual Recording Collision - Prior to CRS Build 10.0, it was possible to encounter problems while simultaneously manually recording a Weather Message (either Weather Message record or Emergency Override) and processing a VIP message.  This could result in the stopping/starting of CRS.  If database problems existed, CRS may not start successfully, which would require operator intervention to clean up the database.  As a result, we recommended that sites separate the manual record function from the VIP processing function, i.e. make sure that all manual recordings are made on ACP2 (Shadow Console).

To distribute both digitized voice (manual voice recordings) and VIP wave files in a manner that alleviates the collision problems, the stream copy client/server logic was rewritten to support two stream copy processes.  One supports digitized voice messages, the other supports VIP wave files.  The new logic facilitates the stopping of all processing of any VIP message that is being stream copied while a digitized voice message is being distributed.

- ECR 806: VIP OS Security Patches - When the Harris Scan software was performed on the VIP Red Hat Linux Version 7.3, it detected four security deficiencies for which patches exist but had not been installed.  These four security patches and all production patch packages available from Red Hat, Red Hat Legacy, and the NOAA NCIRT patch server through May 3, 2004 have been applied to VIP Build 3.1.

- ECR 810: Messages With Duplicate LACs Are Not Scheduled - Prior to CRS Build 10.0, messages containing duplicate Listening Area Codes (LACs) in the Message Attribute Header would result in its failure to be scheduled.  Additionally, it would result in the generation of a log entry from CP_VC concerning DB_MH notification failing, this error message did not go to the Alert Monitor.  Therefore, the operator would be left with a situation where a message was not being scheduled, but no operator notification that would indicate what the problem might be.

The CRS Build 10.0 software includes a new function that performs a duplicate check that is used within the LAC parser.  This check will allow the parser to “skip over” duplicate LACs and process the message normally.

In the course of testing this change, we discovered that the changed exacerbated an existing, but never before detected problem.  If a message incorrectly separates multiple LACs, i.e. using a “,” instead of “-“, the new function will cause the software to enter into an infinite loop.  This problem has been fixed so the software will properly detect the illegal delimiter.

- ECR 812: Remote FTP Script Changes - Prior to VIP Build 3.1, sometimes the VIPserver would not finish the conversion before the ftp put function called in the remote ftp of MP3 files.  Also, the pre-defined length of the remote ftp string (remote username:hostname:password) was not always long enough to support what had to be entered.

The remote ftp script has been modified to insert a 10-second delay in the script for the remote ftp of MP3 files.  The 23 character string limitation has been increased to 32.

- ECR 816: Remove Spurious Messages From The MMI - Prior to CRS Build 10.0, a number of error messages routinely displayed in the MMI, which caused questions and confusion.  These errors include the following:

a. System not licensed or unregistered software.

b. Multi-line sendmail errors (unqualified hostname 0mp unknown) with retries.

CRS Build 10.0 removes both a and b.

- ECR 819: Multiple Sets of VIPserver Processes May Run - It is possible for the VIP GUI to stop running, even though the VIPserver processes continue to run.  In this case, even though the operator cannot access the VIP control windows, the VIP icon in the CRS Status window is up and VIP messages continue to be processed.  The problem is that the natural reaction to this situation is for the operator to restart the GUI.  After the GUI is up and operating, the main GUI menu will indicate that VIP is down, even though it is not.  Therefore, the natural reaction of the operator is to restart the VIP application.

Now the VIP menu will indicate that VIP is up, and the operator will assume all is O.K.  Prior to VIP 3.1, when the operator restarted the VIP application under these circumstances, he was actually starting a second set of VIPserver processes.  When more than one set of VIPserver processes are running, the results of the VIP conversion may be disastrous.  Both sets of VIPserver processes are processing the same message and the results are unpredictable.  The converted wave file may have long gaps of silence or may play much too fast.

Modifications in VIP Build 3.1 have been made that kill all the old VIPserver processes when the VIP application is restarted.  This prevents the multiple VIPserver scenario described above.

- ECR 821: SOM Changes - The Operational Build 9.0 version of the CRS Site Operator’s Manual (SOM) is missing the Create ASCII file button on all figures depicting the XCRS_Site Configuration Developer screen.  Also, Section 3.6.2.5.13 of the SOM, Off-Line Tone Generator, does not have language specifically instructing the user to close the Transmitter Configure window following the disabling of the transmitter and prior to entering the Off-Line Tone Generator window.

The Operational Build 10.0 version of the SOM has been changed to include modified Figures 141 - 144 to depict the additional button and the language to exit the Transmitter Configure window in the appropriate part of Section 3.6.2.5.13.  These changes have also been included in the on-line Hyper Text Help pages.

- ECR 823: Some Site Identifiers Are Incorrect in the VIP - Prior to VIP Build 3.1, the VIP file WFOsites.env had several incorrect entries.  This file contains the list of approved sites during delivery of new VIP software.  Only site identifiers in this list may be entered during VIP software setup via the Setup Wizard.  Once the site identifier is selected, it is written to the version file on the VIP.  This file is used during the configuration of the remote ftp.  Therefore, an incorrect sited identifier in the WFOsites.env file will contaminate the remote ftp configuration.

The following lists each site, the old identifier, and the new identifier in VIP Build 3.1:

Site			Old ID		New ID

Jacksonville, FL	KJAN		KJAX

Key West, FL		KEYN		KEYW

NMTW (Alpha)	NMTW	NMTW

NWSHQ2 (Beta)	NNHDA	NHDA

Also, neither the CRS nor VIP Site Identifier file contained the identifiers for the 3 NRC systems.  Therefore, CRS Build 10.0 and VIP Build 3.1 will modify the respective files to include the 3 NRC identifiers as follows:

Site			Old ID		New ID

NRC System 1			NRC1

NRC System 2			NRC2

NRC System 3			NRC3

13.	TTR 803: Off-Line Tone Generator Failure To Write Configuration To Disk - Prior to Build 10.0, the CRS Off-Line Tone Generator software did not write changes to tone amplitude to the transmitter configuration file stored on the MP hard drive.  The changes were correctly made in memory, resulting in the tones being generated with newly modified amplitude.  However, at some later point in time when the CRS application was terminated and then restarted, the tone amplitude written into memory from the configuration file was the old values.  Therefore, from that point on the tones would be generated with the old and incorrect values.  This required a work around in the transmitter alignment procedures to have the user enter the Transmitter Configure window to save the values (including the tone amplitudes), since changes in this window were correctly written to the transmitter configuration file.

CRS Build 10.0 has been corrected to write the tone amplitude changes to the transmitter configuration file.

14.	TTR 852: The Save As Function Does Not Work For Listening Areas and Listening Zones - The CRS GUI includes a File menu that allows users to access 5 submenu options.  The Save As option allows the operator to save the current record under a new name, thereby maintaining the integrity of the originally retrieved record.  This option may prove useful in creating new records.  For instance, this option could be used in the creation of multiple new Message Types that are very similar.  Once all the parameters for the first Message Type are entered and saved, it can be used as a template for the others with the Save As option.  From most of the GUI windows, the Save As option will cause a pop-up window to display with a prompt for a new name that is of variable length.  However, prior to Build 10.0, for Listening Areas and Zones, the Save As option prompts for a name that is erroneously restricted to 5 characters, rather than 6.  This erroneous restriction, therefore, makes it impossible to use the Save As function for Listening Areas and Zones.

The problem is corrected in Build 10.0 by eliminating an incorrect decrement of the maximum length field.

15.	TTR 856: Message Record/Playback Dialog Help Problems - Clicking on the Help button while in any CRS window forces the Netscape Communicator to display the SOM documentation for that window.  Prior to Build 10.0, however, the display for the Weather Message Record/Playback dialog window resulted in the display of an error window which detailed a lock file error in Netscape.  Moreover, another Netscape was displayed that listed all the Help files.  Upon clicking on the error window OK button, the Record/Playback dialog help window was displayed.  Additionally, clicking on the Help button in the Weather Message Text Message Playback dialog window resulted in the display of the Weather Message Correction documentation.

These problems have been fixed in Build 10.0 so the proper documentation is initially displayed.

16.	TTR 854: Print Jobs Cannot Be Removed From Print Queue - The CRS Print Monitor can be invoked from the CRS Utilities menu.  Upon doing so, the Print Monitor window will be presented.  The currently configured printer and status will be displayed as part of the window title.  From this window, the operator may access, select, and submit a job to the printer.  Several print management functions also are available to the operator including the ability to remove a job from the print queue via the Remove Job button.  However, prior to CRS Build 10.0, pressing this button did not properly remove the print job from the queue. This problem has been fixed in Build 10.0 so print jobs can be removed from the queue.

# Footnotes

See Section 1.2 for time difference factors.

Bad CD Restore #6 caused delay, had to restart the install.

DMO may cause problems – even though DMO doesn’t activate the alarm, the broadcast is still made.  This could lead to an embarrassing situation.  Not sure if this is a viable situation for training.

We have sent numerous warnings and watches and have no malfunctions.

During warning product transmission, the ROAMS “red” alert frequently comes up.  Not all the time but frequent enough to be checked out.