Before the

Federal Communications Commission

# Washington, D.C. 20554

In the Matter of	)

)

SOUTHERN CALIFORNIA GAS COMPANY	)

)

Petition for Reconsideration	)

MEMORANDUM OPINION AND ORDER

Adopted: October 13, 1999	Released: October 14, 1999

By the Chief, Public Safety and Private Wireless Division, Wireless Telecommunications Bureau:

- On June 25, 1998, Southern California Gas Company (SoCal) submitted a petition for reconsideration of a decision by the Licensing and Technical Analysis Branch (Branch), Public Safety and Private Wireless Division, Wireless Telecommunications Bureau, denying SoCal’s request for waiver of Section 90.155(a) of the Commission’s Rules, 47 C.F.R. § 90.155, and for an extended implementation schedule to construct the facilities authorized under Call Sign WPKJ571.   Based on the record in this proceeding, including, documentation received from SoCal, we conclude that SoCal’s request should be granted in part and denied in part.  Specifically, we grant SoCal’s request to reinstate the five frequencies that were in operation at its Oat Mountain site prior to November 12, 1997, and we otherwise affirm the Branch’s decision to deny the request for waiver of Section 90.155(a).

- SoCal was initially granted a license for Call Sign WPKJ571 on March 12, 1997, to use frequencies between 158.130 MHz and 158.265 MHz at six sites in southern California.  Section 90.155(a) of the Commission’s Rules provides that private land mobile radio stations below 700 MHz (except in the 220 MHz band) must be placed in operation within eight months from the date of grant or the authorization cancels automatically and must be returned to the Commission.  SoCal sought a waiver of this rule and an extended implementation period similar to that allowed under Section 90.629 of the Commission’s Rules, 47 C.F.R. § 90.629, for stations operating in the 800/900 MHz band.  The Branch denied that request for waiver, and SoCal sought reconsideration.

- As an initial matter, we note that SoCal has submitted with its petition for reconsideration a certification that the Oat Mountain site associated with Call Sign WPKJ571 was constructed, and 100 mobile/portable units placed in operation for frequencies 158.145 MHz, 158.175 MHz, 158.220 MHz, 158.235 MHz, and 158.265 MHz, on October 1, 1997.  Based on this certification, we grant SoCal’s petition for reconsideration as it relates to the Oat Mountain site.  Accordingly, the license for Call Sign WPKJ571 will be reinstated for the Oat Mountain site only.

- Regarding the remainder of SoCal’s Petition, to obtain a waiver of the Commission’s Rules for wireless services, a petitioner must demonstrate that the rules’ underlying purpose would not be served or would be frustrated by application to the instant case and a waiver would be in the public interest; or that, in light of unique or unusual circumstances, application of the rule would be inequitable, unduly burdensome, or contrary to the public interest, or the applicant has no reasonable alternative.  We find that grant of a waiver is not warranted based on the circumstances presented.

- The purpose of the eight-month construction requirement is to ensure that licensees actually use the spectrum that they are assigned.  Significantly, SoCal filed its waiver request November 10, 1997, just two days prior to its construction deadline, and proposed an implementation schedule for which it sought Commission approval.  The proposed schedule indicates that SoCal did not finalize its budget for radio equipment until October 1997, seven months after license grant.  Consequently, it appears that SoCal was not prepared to construct within the time frame allotted by the Rules when it initially applied for a license; as a result, it should have considered applying for a waiver at that time.  Because the record is devoid of any discussion as to why SoCal through diligent efforts, was unable to construct within the allotted time frame, we are not persuaded that a waiver is warranted under these circumstances.  Thus, we find that granting the requested waiver would be contrary to the underlying purpose of the rule and not in the public interest.

- In addition, we note that Section 90.155 of the Commission’s Rules expressly provides that only local government entities may request an extended implementation period for stations below 700 MHz, because of the challenges faced by governmental licensees in securing approval and funding for communications systems.  Given that SoCal is not a local governmental entity and has not demonstrated that it is sufficiently similar thereto, we do not believe that grant of the requested relief is warranted.

- Further, we note that SoCal has alternatives under the Rules.  Frequencies in the 150-174 MHz band are available only on a shared basis.  Thus, SoCal will be able to apply for channels in the 150-174 MHz band at the same locations when it has the necessary funding to construct such stations.  While we acknowledge SoCal’s concern that not all of these frequencies may be available at that time, we do not believe that this concern warrants foreclosing other applicants who are willing and able to construct expeditiously from the opportunity to apply for and receive authorizations for such frequencies until SoCal is able to construct.  Moreover, even if such frequencies were not available to SoCal, a frequency coordinator could recommend alternative frequencies, and SoCal could adjust its plans to use such frequencies similar to its current license, Call Sign WPKJ571, which does not show identical frequency assignments at each site.

- Accordingly, IT IS ORDERED that, pursuant to the authority of Sections 4(i) and 405 of the Communications Act of 1934, as amended, 47 U.S.C. §§ 154(i) and 405, and Section 1.106 of the Commission’s Rules, 47 C.F.R. § 1.106, the request filed by Southern California Gas Company on June 25, 1998, for reconsideration of the May 22, 1998, decision denying an extension of the construction deadline for station WPKJ571 is GRANTED IN PART and DENIED IN PART to the extent described above.

- This action is taken under delegated authority pursuant to Sections 0.131 and 0.331 of the Commission’s Rules, 47 C.F.R. §§ 0.131 and 0.331.

FEDERAL COMMUNICATIONS COMMISSION

D’wana R. Terry

Chief, Public Safety and Private Wireless Division

Wireless Telecommunications Bureau

cc:	Private Wireless Division/Chron

D. Terry

H. Zeiler

R. Melson

J. Borkowski

K. Hosford

S. Stone

M. Shultz

S. Linn

K. Lawver

A. Knerr

I. Keltz

Book copy

# Footnotes

See Southern California Gas Company Petition for Reconsideration (filed June 25, 1998) (Petition).

Letter from Michael J. Regiec, Acting Chief, Licensing and Technical Analysis Branch, Public Safety and Private Wireless Division to Terry Romine, counsel for SoCal (May 28, 1998) (Waiver Denial).

See Southern California Gas Company Request for Waiver of FCC Rule Section 90.155(a) and an Extended Implementation Schedule (filed Nov. 10, 1997) (Waiver Request).

47 C.F.R. § 90.155(a).

Under certain circumstances, applicants for trunked or conventional systems in the 800/900 MHz bands may be authorized a period of up to five years for constructing and placing a system in operation.  See 47 C.F.R. § 90.629.

See Waiver Denial at 1.

Petition at Exhibit B.

See 47 C.F.R. § 1.925(b)(3).

See Amendment of Parts 1 and 90 of the Commission’s Rules Concerning the Construction, Licensing, and Operation of Private Land Mobile Radio Stations, Report and Order, RM-6910, 6 FCC Rcd 7297, 7299 ¶ 8 (1991).

See Waiver Request at Attachment A.

See 47 C.F.R. § 90.155(b).

See Amendment of Part 90 of the Commission’s Rules to Simplify Certain Procedure for Filing Applications, Report and Order, Docket No. 21350, 70 FCC 2d 501, 502 ¶ 4 (1978).

See 47 C.F.R. § 90.173.