###### Jan 2000

##### Job Descriptions

| Worker/activity | Day Shift | 2nd Shift | Total FTEs |
| --- | --- | --- | --- |
| Supervisor Coordinator Crew Boss Welder Assembler Module Tester/Surveyor Material Handler Plane Installer Electronics Technician | 1 1 3 1 6 2 3 1 1 | 0 1 3 1 6 1 6 1 1 | 1 2 6 2 12 3 9 2 2 |
| Total FTEs | 19 | 20 | 39 |

Supervisor.  High-level management of installation work and provide interface between workers, scientists, engineers, and DNR

Coordinator.   Provide the interface between installation workers and the University of Minnesota (employer).  They will assist in hiring the new employees.  Orders supplies, coordinates shipments of detector components, manage office machines, computers and phones.  The Coordinators will also be the shift safety officer and manage training and records for people on the shift.  As Safety officers they will conduct periodic safety reviews and assure as safe environment to work in. One coordinator will be the designated the Lab Safety Officer (LSO)

Crew Boss.  Manage daily activities of steel and scintillator installation workers and provide smooth transition between shifts.   One crew boss is assigned to each workstation and one to the material handling crews.  They provide an interface between supervisor and the installation crews.   They act as foreman and general replacement worker when others are sick or on vacation.  They are also the principal crane operators and troubleshoot problems as they arise.  They will record barcode information for each plane as well as any other data relating to it.  As foreman, they will be responsible for assuring safe work areas and operations.

Welder.  Perform plug welding of planes and a small number of other specialized welding tasks.  They will assist in other operations as needed and provide spot checks of routine operations.

Assembler.  Assemble steel plates and scintillator modules into detector planes.  Responsible for all testing and repair on the plane before it goes up.  They will primarily work at the two assembly workstations.

Module tester/surveyor.  Receive and record module-shipping crates in the Soudan 2 cavern.  Perform radioactive-source mapping of individual modules.   Perform light injection testing and light leak testing.  Perform repairs to modules as needed.  Place modules for each plane in a single cart for rapid mounting, and move carts to work areas as needed.  Assist survey operations on the finished planes and detector.  Assist with installation of detector planes as time permits.

Material Handler.

Receiving Crew:  Receive steel and scintillator crates at the surface receiving facility.  Sort steel, weigh and package into plane bundles for assembly.

# Surface Crew:  Transport steel and scintillator from Surface Building to headframe.  Load shaft cage with arriving materials.  Assist in cage swap.  This is an afternoon/night shift.

# Underground Crew:  Unload and transport arriving materials to appropriate areas.  This is an afternoon/night shift.

Plane installer.  Primary overhead bridge crane operators.  Move completed detector planes into the final position. Connect fiber optic harness to muxbox/photodetector.  Assist installation of electronics crates and cabling.  Assist Physicists and Students in calibration and turn-on of detector.

Electronics Technician.  Install and maintain electronics racks.  Assist in installation of photo-detectors and related turn-on tasks.  Work with high voltage, low voltage, AC and DC systems.

| Procedure Time and motion based on work with 4PP | Time |
| --- | --- |
| Steel plane assembly (9.0 hours) Align 4 bottom layer plates Align 4 top layer plates Weld plane together Grind ears and stud weld brackets (concurrent) Survey steel plane and finish prep for mounting scintillator Scintillator plane assembly (8.0 hours) Install 8 scintillator modules and weld tabs down Mount fiber optic harness Apply survey marks and survey Performance testing and leak test (concurrent) Attach lifting fixture and final inspection Detector plane mounting (3.5 hour) Raise plane Move plane to detector face Attach axial bolts Remove strong-back and return to work station Install coil collar (concurrent) Position Steel carts at workstation for next plane Finish pickup coils (concurrent) | 1.5 hour 1.5 hour 5.0 hour 1.0 hour 4.0 hour hour hour 1.0 hour 0.5 hour hour 0.5 hour 0.5 hour 1.0 hour |
| Total assembly and mounting Time | 20.5 Hours |