4.  WBS 2.2 Software Manager’s Report (Torre Wenaus, BNL)

Software project efforts in the quarter have continued to focus on infrastructure and operations development and support for Data Challenge 1 – now into its second phase. Other activities were associated with contributions the LCG project, in which US ATLAS is an important contributor to software design and development in the LCG Applications Area. The POOL persistency project of the LCG delivered its first public prototype in December, and work on its integration into ATLAS had begun by the end of the period. US ATLAS activities were well represented at SuperComputing 2003 the culmination of a large preparatory effort.

### WBS 2.2.1.1, 2.2.1.2, 2.2.1.4 Framework, Architecture and Event Model

This reporting quarter saw a continuation and expansion of the collaborative nature of our core software development efforts. Tight collaboration with LHCb on the Gaudi Kernel while new collaborative efforts in the context of the LCG project began. US developers began participating in the SEAL core libraries and services project, and the ATLAS-specific object definition language was discontinued in favor of a common approach with CMS pursued in the context of the LCG. Promising results were obtained in the first performance tests of event pile-up within the Athena framework.

Gaudi/Athena: While keeping in sync with the common Gaudi repository, several Athena specific features have been introduced: AthenaKernel is a new "interface repository" package similar to GaudiKernel. Two new Athena-specific services have been implemented: a new random number service, which allows for multiple independent random number streams, and ClassIDSvc an in-memory DB of CLID, type name pairs

Scripting: The scripting service for Gaudi/Athena is moving forward on two fronts: the binding to Gaudi objects (GaudiPython), and the UI (AthASK). The former has been completely rewritten to make use of boost.python v2.0 and to overcome bootstrap problems. To the latter were added: a prompt, optimized and broadcast builds, log files, 1-click installation, and balloon-help. Further, based on feedback from a successful demo and tutorial, the UI internals were updated to improve automation: package selection, recognizing (and handling) broken releases, and (ld)path management.

IOVSvc: IOVSvc was created to automatically read and keep updated the time dependent conditions data. We have created a fully functional prototype that uses an ASCII file base hierarchy as a database, and demonstrated it to work aligning modules in the Pixel detector.

ADL/Data Dictionary: Three working groups were set up by ATLAS software management to evaluate the status of the ADL project and its performance against a test suite of classes, to investigate the relationship with the LCG projects in this area, and revisit the physics EDM to update the requirements. This was motivated by the continuing delays in the deployment of ADL as the basis for the descriptions of the event data model. Working group results were presented and discussed in an ATLAS Computing Steering Group meeting which came to the conclusion that the ADL project should be terminated, and the alternative approach (also used by CMS) of using C++ header files for object descriptions should be adopted. The C++ header files will be parsed and their object descriptions loaded into the LGC Dictionary. Another ad hoc working group has followed up on this, the goal being to validate this strategy and have a detailed strategy and work plan in place by the time of the Detector Description and Event Data Model Workshop at the end of January 2003.

SEAL: The SEAL developers group of the LCG Applications Area started its work. The initial focus has been to define the project work plan and to design a prototype plugin manager. Massimo Marino of the US ATLAS core software team is participating in this collaborative effort among the experiments, with SEAL components targeted for eventual use in Athena.

Pileup: The first batch of memory performance studies, involving the pileup of LAr hits (the most demanding subdetector) has been completed. The results were very promising and showed how the overall scheme can be run in a reasonably sized machine. The study identified a couple of hot-spots for memory usage. This has triggered the development of ClassIDSvc and the re-engineering of DataPtr (the SG ref-counted pointer).

StoreGate/EDM support: The first version of the ProxyProvider scheme has been implemented. It allows any service that implements the IAddressProvider interface to either preload or provide upon request the address information necessary to create the data object proxies in the transient store. StoreGate has also been ported to gcc 3.2 to be ready to interoperate with the LCG Pool libraries. As usual a lot of effort has been put in improving StoreGate performance, To optimize memory and disk usage a new container of ElementLinks, ElementLinkVector, has been introduced. The StoreGate reference counted pointer (DataPtr) has been redesigned to reduce its memory footprint. The introduction of ClassIDSvc allowed to save about 400KB/store and at the same time to (fractionally) improve the CPU time needed for a StoreGate record.

### WBS 2.2.1.3 Databases and Data Management

In this reporting quarter, the U.S. ATLAS database group delivered the first release of collection services for the LHC-wide POOL project, which will provide a common persistence infrastructure for the LHC experiments.  The release supports creation of and iteration over explicit collections instantiated in a relational database, with references pointing to data residing in a ROOT-file-based storage layer. Collections are queryable and filterable via SQL queries on associated metadata.  The work was included in the POOL end-of-year release 0.3.0.

The U.S. group also assumed responsibility for management of MySQL and mysql++ packages for the POOL project, as well as for configuring and managing MySQL servers for both ATLAS and LCG.  The group introduced support in MySQL for X.509 certificates and tested connectivity with DOE grid certificates, important initial steps toward supporting grid-based access to MySQL databases for LHC.

At an October database workshop in Orsay, the U.S. team organized (and now leads) a small group of people with MySQL database administration experience, charged with identifying long-term requirements and near-term strategies for deployment of relational database services for LHC.  An outcome of this effort was a proposal for a multi-tier deployment model, presented to an LHC-wide audience at CERN in November.

Work was begun on an Athena conversion service based upon the December POOL release, and on extensions to the NOVA conversion service to allow access by means of interval-of-validity services.  This work is scheduled to be incorporated into ATLAS software releases early in the next reporting quarter.

The U.S. group provided support for AthenaROOT-based persistence, and for the NOVA database infrastructure that provides access to the primary numbers that parameterize the ATLAS geometry, updating the database to support additional muon geometry data.  Infrastructure to integrate schema creation for the primary numbers database with builds of ATLAS software releases was developed jointly by the Orsay and U.S. groups.

Dependencies upon the commercial database product Objectivity/DB were removed from ATLAS software releases in this reporting quarter, as an orderly transition from Objectivity/DB to POOL as the ATLAS baseline persistence technology continued.

While virtual data concepts had been prototyped by the U.S. database group in earlier reporting periods, this quarter marked the first time that prototyping could be done based upon an official release of Chimera from the U.S. grid project known as GriPhyN.  Several proof-of-principle tests were run; Virtual Data Language (VDL) files and test results were provided as feedback to GriPhyN developers. Virtual data catalog prototyping by the ATLAS database group was cited in the ATLAS-wide newsletter

http://aenews.cern.ch/aenews.php?issueno=200209.

In addition to supporting ATLAS Data Challenge 1 production, the U.S. group delivered infrastructure and support for demonstrations at the Supercomputing 2002 conference in Baltimore, including demonstrations of EDG and U.S. grid interoperability, of virtual data, and of portal-based (GRAPPA) job submission and monitoring.

A prototype code using an embedded MySQL server was developed jointly with W. Seligman (Nevis) for use in standalone liquid argon Geant4 simulations.  The embedded server allows one to run the simulation on a laptop, or, in general, on a machine that may be isolated from networked database servers.

A meeting was organized at CERN in December to discuss coordination of database activities between online, offline, and ATLAS Technical Coordination. A workshop along these lines, with a principal focus on conditions and other time-varying data, will be held at CERN in February 2003.

WBS 2.2.1.10 Distributed Data Management and Processing Software

As in the last quarter the usage of Magda in the US Atlas testbed DC1 production was continuously supported. Magda itself has been improved as more feedback from the testbed developers came in. Magda was used to transfer files between BNL HPSS and CERN Castor. Also, for the first time, physicists from the Physics Working Groups used Magda for physics analysis. They ran Magda to move the DC1 data files around the net in their analysis activities and gave very interesting feedback.

As part of the US Atlas grid testbed demo in the SuperComputing 2002 conference. Magda was presented as an integral part of the US Atlas testbed. Presentations were made demonstrating Magda’s distributed data management architecture, how it has been used in ATLAS DC1 production, and achievements and near term plan. See http://www.atlasgrid.bnl.gov/magdademo/ for further information.

The command line tool 'magda_putfile' has been further developed during this period. It was extended to manage the files distributed on each node of linux farms. It was extended to work with the files on Lyon HPSS for the ATLAS data challenge. That is the third mass storage which Magda now manages. It was extended to support third-party transfer with the BNL HPSS, where both source and destination can be on BNL HPSS. Also a new feature was added to cache and defer HPSS transfers when HPSS is down. This feature was found to be very useful and added flexibility to the US Atlas testbed production.

The 'magda_getfile' tool has one more parameter called 'usagehour'. When putting a file to a disk cache the user can specify how many hours he expects this file to be on the cache. After that another cron script will delete the file.

A basic authentication mechanism was developed for the users of the web interface. Normally the Magda web pages are for viewing and querying file information. With the web forms, users could obtain an account for using the web interface, login as members to do editing, modify their profiles and logout. More edit functionalities (edit replication tasks, location, site and host) will be developed as the next step.

A Magda user guide is in preparation. It is intended to be a complete reference. See http://www.atlasgrid.bnl.gov/magdadoc/userguide.htm

A new Magda server was setup for the NCG group of Stony Brook for the Phenix experiment.

### WBS 2.2.2 Simulation and Reconstruction Software

The ATLAS detector simulation was further supported during Data Challenge 1. The virtual data catalogue (VDC) database deployed in the context of the ATLAS  Data Challenges has being used successfully for event generation and detector simulation.

The VDC based production system using Magda for data access and PACMAN for software distribution was used to produce about 100 datasets of fully simulated events in the second phase of DC1.

ATLSIM has been upgraded to provide the functionality to run complete simulations of the ATLAS pileup including correlated backgrounds in the calorimeter and in the muon system:

- optimised pileup procedure implemented allowing up to > 1k events to be added on a single physics event (in a few seconds of CPU) important for calorimeter and muon pileup

- a procedure for a detailed cavern background simulation has been developed.

WBS 2.2.4 Software Support and QA/QC

The newly established ATLAS software infrastructure and testing (SIT) team actively worked on software release management, quality assurance and testing, and software compliance with coding standards in this quarter. On SIT request, the U.S. ATLAS Librarian, Alex Undrus, provided a script that creates a web page with stable release build and tests results (similar to existing web pages of nightly builds summaries).

The ATLAS nightly build facilities at CERN and BNL were monitored and improved. The production chain testing is incorporated in the nightly builds. In these tests the single particle events are simulated and reconstructed and then the detector response is compared with the expected one. The production chain test results are reflected in a special section of build summary web pages.

An ongoing program of incorporating greater QA in the automated build system continued. The integrated tests that were previously described in the nightlies scripts were moved to a dedicated package (TestRelease) in the Atlas Software tree. The SIT group worked on organization of individual tests for ATLAS software packages with active U.S. participation.  It was decided to create a dedicated package (AtlasTest) for core software tests. The decision on organization of non core packages tests and component tests is expected soon.

New ATLAS software was promptly installed at the BNL Tier I Center, usually in one to three days after CERN installation. The BNL software support page is updated in a timely way. .

The U.S. Atlas MySQL database, web server, and cvs pserver were maintained and administered and their services were actively used by the U.S. Atlas community.

## Milestones and deliverables in this quarter

### WBS 2.2.1.2

- Reengineered ProxyProvider complete (Nov) – milestone met

- Results from pile-up performance studies (Jan) – first good results from LAr

- ByteStream converters in place (Dec) – complete except for muon system

- Interval of validity service fully functional (Jan) – pending

### WBS 2.2.1.3

- Delivery of LCG POOL collection service prototype (Dec) – milestone met

- Retirement of Objectivity/DB from releases (Jan) – milestone met

- Interval of validity database connection to Athena (Jan) – pending

### WBS 2.2.1.10

- Production application of Magda in DC1 phase 2 (Nov) – milestone met

### WBS 2.2.4

- Migration of Athena and systems tests from nightly scripts to test packages (Dec) – milestone met

- Incorporation of production chain testing into standard test suite (Dec) – milestone met

# Forthcoming milestones and deliverables

### WBS 2.2.1.2

- xx

### WBS 2.2.1.3

- Athena conversion service prototype based upon POOL Release 0.3.0 (Feb)

- Extensions to NOVA to support interval-of-validity services (Feb)

- Explicit collections instantiated in ROOT, and higher-level collection services (Mar)

- ATLAS workshop on conditions and other time-varying data (Feb)

### WBS 2.2.1.10

- Completion of Magda User Guide (Mar)

### WBS 2.2.4

- Provide the NICOS nightly control system for LCG automated builds (a generalized version of the ATLAS tool) – Apr 2003

- Build ATLAS software on RH7.3/gcc 3.2 in support of POOL integration – Jan 2003