# Proforma-3: CDF Future Plans – The Seamless Use of SAMGrid within PPDG and EGEE – The Glasgow Post.

## Main Objectives

A continuing overarching goal of the Tevatron groups on GridPP has been to make SAM not only operate in a Grid-like fashion, but to fully adopt the Grid paradigm along with the existing Grid middleware. In this context the CDF group has accomplished a great deal in the last three years. As pointed out in our original proposal, the GridPP project has not only caused the full integration of CDF into the standard SAM format, but the CDF GridPP group members have contributed in significant ways toward the development of job-submission tools which follow the Grid jobs-to-data philosophy (called JIM).

The main objectives of this post will be two fold:

- To contribute to the implementation of the jobs-to-data system (JIM) as a production data handling system, in fact making it the data handling system for the CDF experiment. This will also include elements of evaluation of EGEE and PPDG tools that are just finishing their development phases for integration into the CDF data handling system. Emphasis will be placed on tools related to replica and metadata catalogues.

- As this system becomes the primary tool for CDF data handling, it will be necessary to supply user support and system support for the community of users. In this case it is important that the user support remain close to the users themselves, so we expect that the post holder will be primarily acting in a UK support role since the working relationship developed in GridPP between the various University groups throughout the UK has been so strong that we expect to supply support in a sensible manner based more on need than physical location.

## Abstract

This proposal outlines the programme of work expected from the continuation of the GridPP Glasgow CDF post through September 2007. The work program starts with the implementation of the FNAL system of data handling (called JIM) in the first year. The second and third years involve the evaluation and integration of fully developed Grid infrastructure from EGEE and/or PPDG into the CDF data handling environment with emphasis on keeping elements that work well and also reporting back to the community as to the effectiveness of those tools. The second and third years also contain an element of system support for the UK user community.

## Principle Investigators

Principal Investigator: Dr. Richard St. Denis, Senior Lecturer			
Glasgow University

Department of Physics and Astronomy
Kelvin Building											
Glasgow   G12 8QQ

r.stdenis@physics.gla.ac.uk

Co-Investigator: Prof. Tony Doyle			
Glasgow University

Department of Physics and Astronomy
Kelvin Building											
Glasgow   G12 8QQ

a.doyle@physics.gla.ac.uk

## Deliverables from Proforma-2

The deliverables split into two categories. Ongoing support of the Grid system for the CDF groups and the additional deliverables associated with the integration of our development system into production by the user community.

### Ongoing Support Deliverables

The post holder will be expected to take part in the support of both the JIM/SAM software for the UK community and the system support of our externally funded equipment (from the JIF). Our past experience has indicated that this requires an average of between 0.1 and 0.2 FTE over the course of any given year and is highly dependent on the exact phase of software integration in the project. We believe that as we move toward a production system it would be remiss of us to ignore this requirement in an operational system of data handling. Our deliverables regarding automated reporting of system usage (see early deliverables below) are an attempt to quantify the needs of the user community and therefore act as an indicator of the system support needed. The Glasgow post holder is expected to spend part of their time in this aspect of the work plan.

- Release a document that describes the pattern of supported releases of SAMGrid Services over the last 6 months and longer-range release plan, amended as needed.

- Summary document of usage and performance statistics for Grid including addition of new facilities.

- Document the achieved performance against high-level metrics.

- Product improvement where metrics show serious operational issues.

- Documentation and maintenance of Adaptor code for CDFRunJob. Eventually as we move to Grid dataflow management tools, will produce documentation of how that is done and maintain that code as well.

### Listed Deliverables

Below are reproduced all of the deliverables from the CDF Proforma-2.

- Oct 04

  - Participation with Data Storage and Management group on evaluation report of EDG/EGEE and SAM/JIM software relevant to metadata work.

  - Evaluation of EDG/EGEE file catalogue software relevant to SAM.

- April 05

  - Documentation and release of Adaptor code for CDFRunJob.

  - Contribution to design for separation of Metadata Catalogue service and API from SAM Schema into a  (logically) separate Oracle schema; evaluation of the object transfer protocol: CORBA, Web Services.

  - Explore freeware design option for separation of Metadata Catalogue and API from SAM Schema.

  - Contribute to definition of interfaces between the architectural layers relevant to Metadata Catalogue and API; coordination of the definition with Data Storage and Management group with forward look to deployment of common software.

- Sept 05

  - Release of Separated Metadata Catalogue and associated API.

  - Modification of definition of interfaces for Replica and Metadata Catalogues in cooperation with Data Storage and Management group.

- April 06

  - Evaluation and Design of project endpoint implementation of Catalogues as distributed database services implemented in appropriate DBMS, such as XML, or freeware databases, compliant with Grid standards and LHC.  It is assumed that this is the EGEE software, including the VDT packaging of Condor and Globus, as vetted by the Data Storage and Management group.

  - A standards document describing these interfaces.

- Sept. 06

  - Prototype of Separated Grid Metadata Catalogue

  - Necessary modifications and release of a new version of the Standards Document on interfaces.

- April 07

  - Production Release of Grid Metadata Catalogue

  - Necessary modifications and release of a new version of the Standards Document on interfaces.

- Sept. 07

  - Final evaluation of LHC/Grid components in SAM.

## Name of Post Holder

M. Burgon-Lyon

Glasgow University

m.burgon-lyon@physics.gla.ac.uk

## Skills of Present post holder

M. Burgon-Lyon has been collaborating with ScotGrid as well as members of Computing Division (CD) at Fermi National Accelerator Laboratory to create the SAMGrid system for CDF, D0, and now MINOS and phenomenology. All of the GridPP1 milestones in our project have been completed as demonstrated in Proforma-1. She has been a crucial element of the design/development cycle where by the end of the GridPP project we will have migrated (integrated) this system to CDF production with complete jobs-to-data capability.  She is an expert in installation of the CDF software environment, the SAM software environment.  She is also expert at installing and operating JIM software including the Globus toolkit, with emphasis on GridFTP, grid certificate procurement, installation and debugging.  She is very talented at outlining the problems to be solved and executing a plan.  She is excellent at proposing and setting up Linux system configurations and adapting both the system and the Grid software such that they function together.  She is dedicated and enthusiastic about the Grid project and determined to see success.

## Effort at Glasgow and in the UK in support of the work programme

In the GridPP1 project we have been able to work successfully with all the groups in CDF and D0 in the UK: Oxford, UCL, Lancaster and Imperial college.  This has created a very fruitful collaboration and sharing of different ideas, particularly between CDF and D0, that has resulted in a more general, robust product for both Experiments.  Here we emphasize first the qualifications of Glasgow personnel in supporting the post-holder and then we describe our connections with other groups in the UK.

### Glasgow Support

The personnel, physics and management of the Glasgow staff together with the talents of the post-holder, M. Burgon-Lyon, set the stage for the choice of deliverables for this project.

#### Personnel

R. St. Denis (Glasgow-CDF) is co-leader of the SAMGrid Project, former leader of the CDF Database project, co-leader of the CDF Data Handling group, and a member of the PPDG steering committee.  T. Doyle is GridPP project leader and PI for the ScotGrid project and works in collaboration with the Glasgow E-Science centre directed by R. Sinnott. G. McCance is co-leader of the Data Management project and has lead development of the replica catalogue services, Spitfire as well as the optimisation modelling in OptorSim.    P. Millar is the GridPP data management work group leader on the Technical board.  W. Bell had CDF data analysis experience and coded Spitfire and OptorSim with G. McCance.  This work was done together with Grid graduate students David Cameron and Caitriana Nicholson.

#### Physics

The physics analysis at Glasgow places relevant demands on the Grid technologies being developed with real data and requirements on Monte Carlo stemming from real data analysis. The CDF-Glasgow group analyses involves b physics, in particular, the b hadronic trigger, and puts the strongest demands possible on the data handling needed for reconstruction, ntuples production, and Monte Carlo production since it involves the largest datasets.  S. D’Auria is responsible for half of the production of CDF b Monte Carlo and is utilizing SAMGrid for data and job management.  A.S. Thompson has provided the physics programming examples from the CDF software environment and assists in getting Production reconstruction executables running with SAMGrid.  He also is very knowledgeable about SAM internals. Physics efforts involving high-resolution studies of reconstruction of mass states from b quarks in top and Higgs have direct application to LHC and explore the bookkeeping (metadata cataloguing) necessary to interrelate a variety of calibration streams of data necessary to obtain the best mass resolution.

#### Management

The SAMGrid project serves CDF, D0, MINOS, and Phenomenology. The SAMGrid Management team consisting of two co-project leaders, R. St. Denis from CDF and W. Merritt from D0 and the technical coordinators with R. Kennedy from CDF and S. Veseli from D0.

This group sets priorities, identifies subprojects and oversees the coordination of resources from GridPP, PPDG, Fermilab, Universities participating in CDF and D0 and external grants such as DOE small business initiatives (SBIR).  The SAMGrid Project leaders are also members of the GridPP steering committee.  References to the ARDA-based matrix of services matched to supporting groups, agencies or individual institutes may be found in the Proforma-2 associated with this bid.

### UK collaboration

Dave Evans was working at Imperial, has moved to Glasgow for a short time to transfer his knowledge on workflow management RunJob and will continue development of the workflow management at Imperial with D. Colling, in close collaboration with P. Love and I. Bertram at Lancaster.  They will continue to develop RunJob and we will use this product. They will bring Grid standards into the workflow management and we will pick that up as well.

We work seamlessly with S. Stonjek at Oxford who has worked on distribution of SAMGrid installations and support of users throughout GridPP1 and will work on local replica catalogues in GridPP2 as well as instrumentation and diagnostics for SAM.  Dr. D. Waters at UCL and Dr. B. T. Huffman of Oxford have worked closely with us in running physics applications and in developing code for SAM usage in CDF.  We have also close ties with Dr. P. Clarke through UKLight/ESLEA.

### Rationale for deliverables

The specific choice of deliverables for the project now follows based on the personnel, physics and management of the Glasgow staff and the UK groups in general.

- M Burgon-Lyon’s experience with SAMGrid together with the significant Glasgow talent, experience and management effort in Grid Data Management and the Glasgow experience in CDF databases and SAMGrid management motivates the deliverable for evaluation of a fusion of the Grid and SAMGrid technologies.  This work will be done in a group that includes             S. Stonjek and the FNAL database experts as well as the Glasgow gridPP Spitfire time.  Developments in SAM local replica management and Grid local replica management will be considered simultaneously with the metadata catalogues.

- M Burgon-Lyon’s experience with the JIM portion of SAMGrid leads naturally to including the workflow management developments from Imperial College and adapted for CDF by D. Evans.  She will continue to follow developments that he and the D0 GridPP groups make in development of RunJob and Grid Workflow management.

- S.D’Auria’s responsibilities regarding CDF B Monte Carlo stresses the volume of data that must be moved and provides an expert resource that can provide working CDF code.   His ATLAS involvement provides motivation to invest in LHC Grid tools and his analysis involves the largest datasets, thus also stressing the system.  It is therefore natural for M. Burgon-Lyon to ensure that JIM and the workflow management systems can be used, and to obtain user feedback from S. D’Auria.

- A.S.Thompson’s expertise in CDF Monte Carlo generators, offline code and installation, production reconstruction management provides an expert resource that can provide working analysis and reconstruction software.  His ATLAS participation in data challenges allows him to see both systems in CDF and ATLAS and to suggest the best solutions.  His analysis interests in top and electroweak physics stresses the need for accurate  metadata.

- The progressive work on metadata catalogue capitalizes on M. Burgon-Lyon’s SAM experience, R. St. Denis’s database expertise and the Spitfire developments.

- Leadership in the SAMGrid project by R. St.Denis ensures tight coordination of these deliverables with the rest of the SAMGrid effort.  Excellent relations with the Fermilab Database group and their freeware development team motivate the schema development efforts.

## Additional Support

### Non-GridPP Travel

Since unfunded manpower is requested as information, further support to this project, external to the GridPP line, should also be documented. We do so here.

The importance of this support cannot be understated for this project. In particular the effect of approximately £20,000 per anum of LTA available to directly benefit the UK groups working on SAM has been the primary source of funding that allows R. St. Denis to assume his leading project role. In addition, the leveraging of FNAL money for the visiting scientist position for Stonjek would have been unlikely had he been unable to clearly demonstrate his worth and quickly become a positive influence at FNAL. These two factors were key in convincing the collaboration to adopt SAM and move to Grid with all deliberate speed. The success of that accomplishment over our 450 collaborators and 45 institutions world-wide demonstrates a substantial cost-benefit ratio for these posts.

The Grid Project Management Board has consistently refused to fund any LTA travel on the grounds of fiscal responsibility despite strong advocacy by the Grid Project Manager. We have recently been officially informed that ‘there exists no justification’ for the level of support that we have enjoyed so far. We submit to the committee and referees that the entire CDF submission is a strong testament to the necessity of Long Term Attachments on projects of such a highly distributed nature as Grid. We ask the funding agency to review it’s position regarding the level of money available for Long Term Attachments for all Grid positions and projects, as we are convinced by our own direct experience that projects other than ours could be significantly moved forward with even a small increase in this form of funding. Cost neutrality might still be maintainable if the acceptable conference list were reviewed in concert.

This is support, which is mentioned nowhere else in the project documentation, is reported below. These support levels are for the life of this project.

| Source of Support | Description of Support | Amount (£) |
| --- | --- | --- |
| Joint Infrastructure Fund | Storage Systems in the U.S. | 300,000 |
| Joint Infrastructure Fund | Cluster Systems in the U.K. | 350,000 |
| Joint Infrastructure Fund | LTA for funded GridPP posts | 50,000 |
| Joint Infrastructure Fund | LTA for un-funded GridPP posts | 30,000 |
| Joint Infrastructure Fund | Project-related Workshop/meeting attendance | ~5,000 |

This proposal is unique in that it involves operational experiments using production grid software. It requires significant management interaction at FNAL and hence we bid for £20,000 per annum travel against the contingency money for hardware for Dr. R. St.Denis to support his leadership role in Grid.

### TestBed Hardware

In order to be able to develop the metadata catalogue we request a 2 machines that can contain a middleware servers (such as apache for web services solution or Corba for the present SAM solution) plus two machines to act as SAM stations.  Two machines would be used for development and two for integration of software prior to a release to production.  The multiple machines allow for development to remain uninterrupted when the integration testing is done.  The integration machines would also be available for testing in cooperation with the replica location work being done at Oxford and UCL.  We also will need a laptop that can be used for trips to other locations in the UK as well as at Glasgow and Fermilab. We therefore bid for £5000 to cover the cost of these machines.

### Salary Increments for Excellence

The potential for promotion based on exceptional work and an increased leadership role within GridPP2 for Morag Burgon-Lyon would require additional funding beyond the anticipated spine point increments.