BY ORDER OF THE COMMANDER

45TH SPACE WING INSTRUCTION 99-101

31 DECEMBER 1997

Test and Evaluation

45TH SPACE WING MISSION PROGRAM DOCUMENTS

COMPLIANCE WITH THIS PUBLICATION IS MANDATORY

_______________________________________________________________________________________________

NOTICE:  This publication is available digitally on the 45 SW LAN and NUAFSPC CD-ROM.  If you lack access, contact your Publishing Distribution Office (PDO).

_______________________________________________________________________________________

OPR:   45 RANS/DOU (Ms Martha A. Dodgen)	Certified by:   45 OG/CC (Col Philip G. Benjamin)

Supersedes 45 SWI 99-101, 7 October 1994	Pages:   20

Distribution:    F;X

HQ AFSPC/DO (1), SCRI (2), Peterson AFB CO 80914-4100...3

_______________________________________________________________________________________

This instruction implements AFPD 99-1, Test and Evaluation Process.  It states the policies, procedures, and instructions for preparing, submitting, and processing documents in the Universal Documentation System (UDS).  The instruction applies to 45th Space Wing, range contractors (as a compliance document) and to range customers through current Memoranda of Understanding or Interservice Support Agreements between the customer and 45 SW.  Users of this instruction should familiarize themselves with the contents to ensure they meet the established suspense requirements for submitting and processing documents.  Specifics for each of the documents are included in the individual chapters.

SUMMARY OF REVISIONS

The revision of this publication is to meet the format standards required by Air Force.  No content material has changed.  Some required format changes have been made to allow for the conversion process.

Page

Chapter 1   GENERAL	3

1.1.  Purpose	3

1.2.  Key Terms	3

1.3.  Abbreviations and Acronyms	3

1.4.  Responsibilities	3

Chapter 2   SECURITY	6

2.1.  Purpose	6

2.2.  Classification Markings	6

2.3.  Operations Security (OPSEC)	6

Chapter 3   DOCUMENTATION SYSTEM	7

3.1.  Purpose.	7

Table 3.1.  Document Organization	7

3.2.  Document Organization	7

3.3.  Flexibility	7

Chapter 4   Program Introduction and Statement of Capability	8

4.1.  Program Introduction (PI)	8

4.2.  Statement of Capability (SC)	8

Chapter 5   PROGRAM REQUIREMENTS DOCUMENT AND PROGRAM SUPPORT PLAN	9

5.1.  Program Requirements Document (PRD)	9

5.2.  Program Support Plan (PSP)	9

Chapter 6   OPERATIONS REQUIREMENTS DOCUMENT AND OPERATIONS DIRECTIVE	11

6.1.  Operations Requirements (OR)	11

6.2.  Operations Directive (OD)	11

Chapter 7   DOCUMENTATION PROCESS	12

7.1.  Purpose	12

Table 7.1.  Lead Times Prior to Mission Execution (PI/ PRD)	13

7.2.  Procedures	11

Table 7.2  Documentation Lead Times	13

Table 7.2.1.  Documentation Production Times	14

7.3.  Categories of Objectives and Requirements Classes	12

Table 7.3.  Lead Times for Theoretical Trajectory Tapes for Ballistic Missile Flights and

Space Missions	17

7.4.  Lead Times.	12

7.5.  Assignment and Numbering of 45 SW Programs	14

7.6.  Document Covers	15

7.7.  Distribution of Documents	15

7.8.  Document Cancellation	15

7.9.  Annexes	15

7.10.  Revisions	15

7.11.  Miscellaneous Documents	16

7.12.  Guidelines for Preparing Formats	18

Forms Adopted

DD Form  1494, Application for Equipment Frequency Allocation	7.11.3.1.

45 SW Form 2010, Launch Forecast	7.11.3.9.

45 SW Form 2050, Launch Operation Schedule Request	7.11.3.9.

45 SW Form 2091, Operation Schedule/Forecast Request	7.11.3.9.

45 SW Form 2135, Photographic Outline	7.11.3.7.

Attachment 1--  GLOSSARY OF ABBREVIATIONS, ACRONYMS AND TERMS	 19

Chapter 1

GENERAL

1.1.  Purpose.  The documentation system and procedures described in this instruction are prescribed for use at the 45 SW and are comparable in format and text to documentation in use at all major ranges and test facilities.  The Universal Documentation System (UDS) provides a common language and format for stating requirements and preparing support responses.  The UDS is based on a common structure to enable customers to employ one basic format when presenting requirements to support agencies.  However, 45 SW requires certain modifications or adaptations to the UDS and these are described within this instruction.

1.2.	Key Terms.  See attachment 1.

1.3.	Abbreviations and Acronyms.  See attachment 1.

1.4.	Responsibilities:

1.4.1.  The 45th Space Wing mission is to provide launch and tracking facilities, safe procedures, and test data to a wide variety of customers.  The customers include the Air Force, Army, Navy, Ballistic Missile Defense Organization (BMDO), National Aeronautics and Space Administration (NASA), United Kingdom (UK), the European Space Agency (ESA), and various private and commercial organizations.

1.4.2.  The Plans office (45 SW/XP) serves as the office of primary responsibility (OPR) and single point of contact on all new work until such time as that new work is accepted as a directed range effort and the statement of capability is signed and distributed.  45 SW/XP's other responsibilities include:

1.4.2.1.  Initial point of contact for prospective range customers.

1.4.2.2.  Accepts new workloads or significant changes to existing workloads, staffs the requirements, and prepares the range's statement of capability or letter of acceptance to be returned to the customer.  Prepares, negotiates, authenticates, and administers all agreements between the range and customer.

1.4.2.3.  Provides the customer with all necessary information to use the range to include available resources, documentation, initial cost estimates, and a step-by-step process of working with the wing.

1.4.2.4.  Analyzes future customer requirements and coordinates and formulates plans for support by 45 SW resources.  Maintains familiarity with potential customers' programs, aids potential customers in obtaining information on Eastern Range capabilities to facilitate potential customers' program planning and the wing's long-range planning and actively markets Eastern Range capabilities.

1.4.2.5.  Acts as the wing focal point for commercial customers, executing mini-agreements, annexes to commercialization on the Eastern Range.  Also, acts as the focal point for evaluating customer satisfaction through personal contact, written surveys and other means as appropriate.

1.4.3.  The Safety office (45 SW/SE) establishes, directs, and manages the overall safety program in flying, nuclear, explosive, missile, ground, industrial and system safety.  Prepares range safety input to Statement of Capability (SCs), Program Support Plans (PSPs) and Operations Directives (ODs) within the time lines provided in this instruction in response to customer test requirements.  Computes destruct criteria and prepares appropriate displays for the safe conduct of missile and space vehicle launches.  Provides flight control officers for all major launch operations on the range with the responsibility and authority to terminate missile flights in accordance with established policies and procedures.  Provides estimates and estimate revisions for all safety support as required by this instruction.

1.4.4.  The 45th Logistics Group (45 LG) manages the operation and maintenance of all Eastern Range instrumentation to include sensors, command, control, communications, metric optics, radar, telemetry, timing, and countdown, data collection systems, and range critical computer systems in support of spacelift and ballistic missile test operations.  They manage and direct wing contracting, logistics support, quality assurance, and transportation functions.

1.4.4.1.  The 45th Maintenance Squadron (45 MXS) manages the daily operation and maintenance of Eastern Range instrumentation to include sensors, command, control, communications, and computer (C4) systems at six Atlantic sites and a ship.  These systems support all spacelift operations and ballistic missile tests from Cape Canaveral AS, Kennedy Space Center, and supports many operations and tests conducted by other ranges.  45 MXS chairs the Deficiency Validation Board (DVB) which approve validated requirements to modify the Eastern Range System (ERS).  45 MXS is the interface for the 45 SW and the SMC/CW-OLAK.   45 MXS is responsible for the overall operation and maintenance of the range instrumentation and systems performance analysis and for ensuring that the time lines within this instruction are not impacted.  45 MXS is responsible for operational test and evaluation (OT&E) as well as operation and maintenance (O&M) of all 45 SW instrumentation providing support to range customers including communications, metric optics, radar, telemetry, command, timing and countdown, and data collection systems.  45 MXS is also responsible for O&M of all range real-time and post-mission data process systems and for providing estimates and estimate revisions for all 45 MXS support as required by this instruction.

1.4.4.2.  The 45th Logistics Support Squadron (45 LSS) controls and directs logistics support functions and resources to meet spacelift requirements, to include providing quality assurance over wing, DoD, and NASA programs for space launch systems and payloads, including shuttle and range support; directing and controlling the execution of mobility readiness plans during contingency operations, mobility operations and peacetime exercises; managing the War Reserve Material (WRM) Program; supply accountable officer for fuels and munitions; and functionally controlling the Standard Base Supply System (SBSS) contract.

1.4.4.3.  The mission of the 45th Transportation Squadron (45 TRNS) is to manage transportation and traffic services for efficient movement of personnel and material to include DoD space launches; and coordinate airlift and sealift to the downrange stations and other world-wide destinations.  They operate an air terminal in support of the Air Mobility Command (AMC) peacetime exercises or contingency operations; provide planning and organization for air transportation activities; and process passengers and cargo for movement by military air.  45 TRNS provides traffic management services for personnel, personal property, and commercial surface freight movement to include freight operations at Port Canaveral; and manage and operate preservation and packaging activities.  They are the functional area chief for the contractor-operated vehicle operations and maintenance.

1.4.4.4.  The 45th Contracting Squadron (45 CONS) provides contracting services to meet all 45 SW and tenant requirements.  They award and administer contracts for supplies, services, construction, research, and development.  They also provide contract administration for contracts awarded by other DoD and NASA offices for space launch systems and payload programs.

1.4.5.  The 45th Support Group (45 SPTG) is responsible for the Range Visual Information Technical Services (RVITS) and the Launch Base Services (LBS) contract which supports the photographic and optical systems and facilities, security and civil engineering supporting launch operations.  They ensure that estimates and estimate revisions are provided for all RVITS and LBS support as required by this instruction.

1.4.5.1.  The 45th Security Forces Squadron (45 SFS) establishes, directs, and manages the overall security program for Space Launch Systems.  Prepares range security input to SCs, PSPs, and ODs within time lines provided in this instruction in response to customer requirements.  Identifies security requirements and provides necessary controls in support of secure launch operations.  Provides estimates and estimate revisions for all security support as required by this instruction.

1.4.5.2.  The 45th Civil Engineering Squadron (45 CES) provides, operates and maintains facilities, utilities, housing, environmental, fire protection, base operability, and explosive ordnance disposal (EOD) support for the 45 SW and other assigned units in support of DoD and commercial space launch or other assigned programs.  They also provide estimates and estimate revisions for all civil engineering support as required by this instruction.

1.4.6.  The 45th Operations Group (45 OG) is responsible to the 45 SW Commander for the direction of real-time range operations, support planning, and scheduling.

1.4.6.1.  The 45th Range Squadron (45 RANS) is responsible for operational control and allocation of resources in support of range operations.  45 RANS is the primary point of contact between range customers and the ER, and is the 45 SW staffing agency after SC turnover to support the assigned programs with planning, documentation, support, resources, funding, operations control, and data accuracy.  They also plan and direct instrumentation platform deployments.  45 RANS is also responsible for the application of the UDS and adherence to the system by both the customer and range organizations within the confines of the UDS Handbooks and this instruction.  They also provide estimates and revisions for all range support as required by this instruction.

1.4.6.1.1.  Range Scheduling (45 RANS/DS) is responsible for the management of long and short-range scheduling, support planning and resource utilization, and is the primary point of contact for range customers to schedule activities in their 24-hour scheduling center.

1.4.6.2.  The 45th Weather Squadron (45 WS) is responsible for natural aerospace environmental support and service as needed, including monitoring plans and programs to determine meteorological requirements and recommending actions as necessary to satisfy these requirements.  45 WS provides pre-mission staff support and launch weather forecasts for all Eastern Range operations.  Provides CCTV weather briefings for all operations.  Acts as OPR for natural aerospace environmental support.  Provides estimates and estimate revisions for all weather support as required by this instruction.

1.4.6.3.  The 45th Operations Support Squadron (45 OSS) provides comprehensive spacelift operations support to fulfill national requirements.  Support functions include assisting in flight hardware processing and launch operations, overseeing the establishment of wing operations training programs and policy, and managing all airfield and air traffic services for three geographically separated airfields.  They also provide estimates and estimate revisions for all spacelift operations support as provided by the 45 OSS.

1.4.6.4.  The 1st Space Launch Squadron (1 SLS) is the launch agency for Delta II launch operations conducted at the Eastern Range  in support of DoD and non-DoD programs.  The 1 SLS provides overall mission assurance to the Mission Director through management of launch vehicle processing from receipt at Cape Canaveral AS through launch.  It operates and maintains assigned launch facilities, booster processing facilities, and other associated or mission specific facilities.  They provide estimate and estimate revisions for all Delta launch support requirements as required by the 1 SLS.

1.4.6.5.  The 3d Space Launch Squadron (3 SLS) is the launch agency for Atlas II launch operations conducted from space launch complex 36A at Cape Canaveral AS, in support of vital payloads supporting national requirements.  The 3 SLS mission is to mitigate risks to booster processing, integrated operations, pre-launch, launch and post-launch activities by providing Government insight and oversight of Martin Merietta launch processing activities in support of DoD missions and in accordance with the Expendable Launch Vehicle Commercialization Agreement for commercial launches.  The 3 SLS is responsible for safety, security and resource protection throughout launch vehicle processing.  They operate and maintain assigned launch facilities, booster processing facilities, and other associated or mission-specific facilities.  They also provide cost estimates and cost estimate revisions for any Atlas launch support as required by the 3 SLS.

1.4.6.6.     The 5th Space Launch Squadron (5 SLS) provides heavy spacelift capability for deploying DoD and commercial spacecraft from space launch complex 40 at Cape Canaveral AS, in support of warfighting CINCs, National Command Authority, and commercial space launch programs.  They provide command management and engineering expertise for launching Titan IV, Centaur, and Inertial Upper Stage boosters.

1.4.6.7.  All other 45 SW organizations will coordinate their support planning for the customer with 45 RANS.

Chapter 2

SECURITY

2.1.  Purpose.  These security instructions are provided for personnel who prepare and control 45 SW Operations Documents in accordance with DoD 5200.1/AFI 31-401, Managing the Information Security Program, and the UDS Handbook, Volume 1.  The originating agency of the UDS document is responsible for identifying the information to be protected, including application of the proper security classification designators and any other special security markings.

2.2.  Classification Markings:

2.2.1.  Each classified document will show on its face the overall classification, source of classification, date or event for declassification, office of origin, and date of origination.  The overall classification of a document will be conspicuously marked permanently at the top and bottom on the outside of the front cover, the first page of the interior pages and on the outside of the back cover.  All other pages, except those that are blank, will be marked at the top and bottom according to content to include "unclassified" when no classified information is contained on such a page.  These instructions are in accordance with DoD 5200.1-R/AFI 31-401.

2.2.2.  When the classified sections of large documents are few in number, it may be expedient to provide unclassified basic documents with the classified portions provided in a separate classified document extract or annex.  Classified extracts will have limited distribution and should be cross-referenced in the basic unclassified document.

2-3.  Operations Security (OPSEC).  When applicable, authors of documents will consider AFI 10-1101, Operations Security (OPSEC) Instructions, and, if required, will include an OPSEC annex or incorporate specific OPSEC procedures within the document.

Chapter 3

DOCUMENTATION SYSTEM

3.1.  Purpose.  The official documentation system in effect at 45 SW is the Universal Documentation System (UDS) approved and adopted by the Range Commanders' Council (RCC) at their 31st meeting, November 1967.  Details of the system are shown in the RCC UDS Handbook, Volumes 1, 2, and 3.  The UDS is based on a common numbering system which serves as the framework for all documents within the UDS.

3.2.  Document Organization.  The UDS provides for three levels of customer and support agency documentation (see Table 3.1).  They are as follows:

3.2.1.  The level 1 documents are used to initiate program support planning between customers and support agencies.

3.2.2.  The level 2 documents are for additional or more detailed program information, especially for the more complex programs.

3.2.3.  The level 3 documents are used to plan separate operations within a program.

3.3.  Flexibility.  The UDS can be used in situations involving a single customer and a single support agency or for operations involving multiple customers with multiple support agencies.  For multiple customers and multiple support agencies, the recommended approach is to use a lead range agency to coordinate all the customer and support agency documents.  Depending on the size and complexity of the program, one or two levels may be combined.  For example, the PRD/OR or PSP/OD may be combined if this is a more expedient approach.  Only those applicable pages and sections of the UDS formats from the UDS Handbooks need to be used in these documents.

Table 3.1.  Document Organization.

LEVEL

CUSTOMER REQUIREMENTS

DOCUMENTS

SUPPORT AGENCY RESPONSE

DOCUMENTS

1

Program Introduction (PI)

Statement of Capability (SC)

2

Program Requirements

Document (PRD)

Program Support Plan (PSP)

3

Operations Requirements (OR)

Operations Directive (OD)

Chapter 4

PROGRAM INTRODUCTION AND STATEMENT OF CAPABILITY

4.1.  Program Introduction (PI).   The Program Introduction introduces new programs to the 45 SW.  Customers submit the Program Introduction according to lead times shown in Table 7-1.  Customers prepare the PI using procedures in the RCC UDS Handbook, Volume 2.  This document is prepared by the customer to inform the range of the customer's support requirements including test and evaluation of specific systems, sub-systems, and equipment.  On the first page of the PI, the customers are required to evaluate the environmental impact of their programs and to indicate whether or not they have complied with the National Environmental Policy Act.  However, when there is a new DoD/NASA payload or a minor support requirement change, a PRD may be appropriate and a PI may not be required.  All commercial space launch customers that wish to use 45 SW resources, will process a PI through 45 SW/XP.  They will obtain sponsorship with the Department of Transportation prior to seeking support and sign a mini-agreement with the 45 SW.  PIs for payloads on commercial vehicles will be submitted to the appropriate commercial contractor.  Any payload that requires a significant or unique reevaluation of range resources will be processed by 45 SW/XP.  All new T&E, booster or payload programs that are not commercial, will require a PI (according to 45 SWI 25-202, Acceptance of New Workloads) be submitted to 45 SW/XP (shuttle payloads are exempt).

4.2.  Statement of Capability (SC).  The statement of capability is prepared by 45 SW/XP from inputs provided by applicable range staff elements and outside support agencies (if any) for signature of the 45 SW Commander.  The SC is the range's response to the PI and provides the customer with a preliminary cost estimate, acceptance of the program, and any prerequisites for support.  It also informs the customer if second or third-level documentation must be prepared.  To complete a statement of capability, 125 days are required.  Requirements that cannot be satisfied with resources available will be identified and recommendations made on resolving the deficiency.  If other documentation is required from the requesting agency, the following disclaimer will be added to the Additional Documentation Required portion of the SC's Section 1000 Administrative:

"This document does not represent final commitment of 45 SW resources to support specific program requirements.  Final commitments must await evaluation of specific requirements as defined in the Program Requirements Document and the Operations Requirements Document."

In some cases, a program will be accepted for planning purposes only, with detailed support requirements and cost estimates provided in the second and third levels of the UDS, with the concurrence of the office of primary responsibility (OPR) for the second and third levels of the UDS.  If not otherwise specified, the SC will also serve to support funding policy directives, and assign existing facilities such as launch complexes, office space and processing facilities.  If the user requires new construction, the SC will provide preliminary site approval.  The PI and the SC complement each other in establishing the scope of the program support activity to include the most comprehensive cost estimate possible with applicable assumptions in deriving the estimate.  Along with the preliminary estimate, a full explanation and agreement on how the program will be funded will also be included.  If resources or other support is not identified or committed, the SC may be sent out with the concurrence of all 45 SW groups.  45 SW/XP and the OPR for second and third levels of the UDS will mutually agree upon and resolve any remaining open issues.

Chapter 5

PROGRAM REQUIREMENTS DOCUMENT AND PROGRAM SUPPORT PLAN

5.1.  Program Requirements Document (PRD).  The PRD is the customer's request to the range describing in detail the customer's requirements for support of the program.  It will list test parameters, reports, data reduction, test analyses, and evaluation requirements.  The document is to be submitted according to lead times shown in Table 7-1 and is prepared using the applicable UDS formats as outlined in RCC UDS Handbook, Volume 2.  45 RANS will forward the PRD for PSP processing following 45 SW/FM confirmation of program funding.   Information, even though not complete, should be submitted as early as possible, especially when support of certain items require long lead times.  As new or revised requirements develop, the original pages are revised, or others added, and submitted as a revision to the PRD.

5.1.1.  A PRD is not mandatory for programs that do not require range development or for programs of short duration.  However, submission of a PRD will help to ensure that existing equipment will be available during the time period required by the customer.  A PRD is highly desirable when off-range support is required.  The range will initiate a critical analysis of stated requirements for timely identification of those support requirements which cannot be met.  45 RANS forwards the PRD to the RTS contractor who acknowledges receipt in writing within seven calendar days.  This reply includes a detailed schedule of actions which will culminate in publishing a consolidated PSP to include appropriate cost estimates.  PSP preparation time lines are given in Table 7.2.1.

5.1.2.  PRD drafts are prepared and conferences which are coordinated through the 45 RANS will be held for new programs when considered advantageous to the range customer.  The draft document provides the opportunity for early coordination and clarification of requirements and an assessment of support questions that may arise.  The PRD Extract (PRDE) becomes necessary when requirements are placed on an agency which, in turn, creates additional (derivative) requirements that must be levied on other agencies.  These requirements occur when it is not appropriate to levy the original PRD on these other agencies.  The derivative requirements are prepared using PRD formats in accordance with the standard UDS outline and are completed within 15 calendar days of PRD receipt.

5.2.  Program Support Plan (PSP).  The PSP is the official wing response to the PRD.  It is a plan of action and estimated costs to be followed by the range and its supporting elements.  The RTS contractor prepares a schedule outlining the preparation of the PSP and sends it to agencies responsible for review.  After the review, negative or positive responses for all items are sent directly to the RTS contractor.  Each functional area chief (annex and cost center) shall provide a revised cost estimate as part of their PRD review and input to the PSP as applicable.  The RTS contractor prepares and forwards a preliminary list of PRD requirements which cannot be met to 45 RANS within 30 calendar days.  45 RANS will coordinate a solution or take action to renegotiate support requirements.  45 RANS will then inform the RTS contractor of actions planned or taken so they may be incorporated into the PSP.  Additional requirements coming from the Range Safety Operations Requirement (RSOR) and the Range User Handbook, will be referenced in the PSP along with cost estimates to provide the customer with a complete list of program requirements and costs.  The PSP is then prepared by the RTS contractor and will be ready for 45 SW staff review within 90 calendar days after receipt of the PRD.

5.2.1.  The following disclaimer should be added to all PSPs generated by the Eastern Range (ER) in Section 1010-Approval Authority and under Remarks:

"This Program Support Plan (PSP) does not represent final commitment by the United States Government to support your program.  This PSP is based on requirements as defined in the Program Requirements Document.  You should understand that further refinements specified in your Operations Requirements Document may result in the identification of requirements which the government may be unable to support.  Furthermore, manpower and scheduling priorities may preclude support as outlined in this PSP."

If the PSP is for a commercial program, the following sentence should be added to the above statement.

"You should also understand that the United States Government reserves its right to priority access in accordance with Article XII of the Department of the Air Force, Model Expendable Launch Vehicle Commercialization Agreement, Revision 2, dated 12 May 1989 or the latest revision of the subject agreement."

Implementation of this PSP is not automatic.  The customer must direct 45 RANS in writing to implement the plan.

5.2.2.  When 45 SW requires support from another range, a PRD Extract will be prepared as described above.  When the response is received, ER will ensure the input is incorporated into the consolidated PSP along with appropriate cost estimates provided by the supporting Range.   If 45 SW receives a PRD Extract from another range or test agency, 45 RANS instructs the RTS contractor to prepare a response.

Chapter 6

OPERATIONS REQUIREMENTS DOCUMENT AND OPERATIONS DIRECTIVE

6.1.  Operations Requirements (OR).  Missile, space, research programs, range operations, range engineering tests, and special project tests must have a PRD/OR or an OR, and an OD for each operation or series of operations for which 45 SW support is required.  The PRD/OR may be used in lieu of the OR only if requirements in the PRD are sufficient in detail.  If the PRD is deficient in describing all the range support needed, a separate detailed OR must be written to cover each operation or series of operations.  The OR will be prepared in the UDS structure using the UDS formats in RCC Handbook, Volume 2 and submitted according to lead times shown in Table 7.2.1.  The OR describes in detail an individual operation and specific requirements for a portion of the overall program.  When there is a published PRD, the OR is not intended to reflect new requirements or workload not previously stated in the PRD.  The OR may be used instead of a PRD for programs of short duration requiring few of the range resources.  A critical analysis to identify new requirements not previously covered in the PRD will be made, and any item in this category will be returned to the customer for appropriate action.

6.1.1.  Draft OR.  Customers with new programs or complicated tests which may require additional information before the OD is prepared should present a draft OR in advance of the normal OR time line (Table 7.2.).  The 45 SW staff will be able to review the requirements and set up a conference between the customer and 45 SW to resolve the problem areas.  If a draft OR conference is not needed, 45 RANS instructs the customer to proceed in preparing the OR.

6.1.2.  Operations Requirements Extracts (ORE).  The official means for any range to levy requirements for operational support on another range or support agency is with an ORE.  The ORE contains requirements extracted by the range from the customer's OR with supplementary requirements added and forwarded to one or more support ranges to request their support.  45 RANS instructs the RTS contractor to review the OR and the PRD Extract and prepare the ORE as well as the OD.  The ORE is prepared using the prescribed UDS formats.  An ORE will have the same number as the customer's OR and will always have an OD in response.  The ORE will be forwarded to 45 RANS within 15 days of receipt of the OR with a CSR Form 6-186, Documentation Coordination Form, attached for documentation tracking only.  The approved ORE is then returned to the RTS contractor for printing and distribution.

6.2.  OPERATIONS DIRECTIVE (OD).  The OD is a complete and detailed operations plan to mobilize range support through coordination of equipment operation and services needed to support a specific operation or series of operations.  The OD fulfills three basic purposes:  It provides detailed instructions to operating personnel;   it serves as the 45 SW response to the customer and support response to the range; and it becomes the instrument for operations scheduling.   It is written in sufficient detail to furnish complete instructions for a specific operation or test.  Teletype (TTY) ODs are permissible when time does not permit processing through the normal cycle.  ODs will be prepared using the UDS format.  ODs will be produced within the time lines of Table 7.2.

6.2.1.  OD Disclaimer.  The following disclaimer should be inserted in all Operations Directives in Section 1010-Approval Authority under Remarks:

"This Operations Directive is based on requirements as defined in your Operations Requirements Document (OR).  You should understand that further requirements or refinements arising after the date of this directive may result in increased cost and/or the identification of requirements which the government is unable to support.  Furthermore, manpower and scheduling priorities may preclude support as outlined in the PSP."

6.2.2.  If the OD is for a commercial program, the following statement should be added:

"You should also understand that the United States Government reserves its right to priority access in accordance with Article XII of the Department of the Air Force, Model Expendable Launch Vehicle Commercialization Agreement, Revision 2, dated 12 May 1989 or the latest revision of the subject agreement."

Chapter 7

DOCUMENTATION PROCESS

7.1.  Purpose.  The 45 SW has a set procedure and process for submitting and evaluating documents.  To facilitate mission/program execution the customer and the wing should follow these procedures as closely as possible.  However, the 45 SW is flexible and this process is negotiable at certain steps to meet customer needs.  The earlier in the process that customer concerns are negotiated, the smoother the flow and the more likely that the mission/program will succeed without delays.

7.2.  Procedures:

7.2.1.  All range customers will initially contact the Plans office (45 SW/XP) with new programs or new mission work loads.   When required, a Program Introduction (PI) document shall be forwarded from the perspective range customer to 45 SW/XP.  In response, 45 SW/XP will prepare a statement of capability (SC) document to include the most comprehensive cost estimate possible and return it to the prospective customer once it is signed by the Wing Commander.  All assumptions developed in the cost estimation process will be included in the statement of capability and are dependent on the completeness of the PI.  The point of contact for all other UDS documents concerning accepted programs is the 45th Range Squadron (45 RANS).

7.2.2.  The range customer signature on the PI, PRD, and OR signifies that the document represents valid and necessary program information and support requirements.

7.2.3.  The 45 SW representative's signature on the PI, PRD and OR signifies that the document has been accepted by the 45 SW for printing, and distribution to facilitate preparation of a response document.  This is not intended to certify requirements, or that 45 SW will provide support as requested.  The requirements will be confirmed and support determined during upcoming planning conferences.  The 45 SW representative's signature on the Statement of Capability (SC), Program Support Plan (PSP), and Operations Directive (OD) signifies that support will be provided as stated.

7.3.  Categories of Objectives and Requirements Classes.  Support agency resources and development plans are based on valid support requirements submitted by the range customers.  The requirements are those needed to meet customer program, mission, or operations objectives.  To ensure that requirements will be met, the range customer must determine the category of objectives and the class (accuracy) of requirements and relate these to basic needs.  For a full description of categories, requirements, and requirement prioritization refer to the UDS Handbook, Volume 1.

7.4.  Lead Times.  Lead times will vary considerably from program to program and are negotiable depending on the scope of the support needed.

7.4.1.  The Program Introduction lead times will be established by negotiation between the customer and 45 SW/XP.  Nominal lead times are shown in Table 7.1.

7.4.2.  A PRD should be submitted immediately when support requirements are identified.  The customer should not delay submittal of the PRD because of incomplete knowledge of support requirements.  If extensive programming effort is required, a complete PRD with exact telemetry format must be in place no later than one and a half years prior to the first use date (see paragraph 7.4.3.).  Table 7.1 shows required lead times for PRDs.

Table 7.1.    Lead Times Prior To Mission Execution (Pi / Prd) Scope Of Augmentation.

| NEEDED | PI | PRD |
| --- | --- | --- |

New Construction of Facilities

3 1/2 years

3 years

Extensive Additions

3 years

2 1/2 years

Extensive Programming and/or

siting

2 years

1 1/2 years

Instrumentation Additions

2 years

1 1/2 years

Minor Improvements

1 year

1/2 year

NOTE:  The lead times above are for planning purposes.  The actual time lines for a specific program should be coordinated during the PI/SC phase of the UDS.

7.4.3.  For final OR's the minimum lead time prior to first scheduled launch, countdown rehearsal, launch simulation, or mission execution shown in Table 7.2., reflects the number of calendar days required from receipt of the OR by the range from the customer.  All operations to be scheduled must have an OD in place at supporting range resources prior to the date of the scheduling meeting (first use date), normally at 0900L on Thursdays.  Failure to meet these lead times could result in support delays due to insufficient planning time.  The minimum lead times in Table 7.2., are required for acceptance, publication, and distribution of the OR and the preparation, review, approval, publication, and distribution of the OD.

Table 7.2.    Documentation Lead Times (In Calendar Days).

DOCUMENT

(Note I)

ER

ARIA

(Note 2)

INTER-RANGE

REMARKS

PI

See Table 7.1.

PRD

See Table 7.1.

OR

70

85

| 100 | Prior to First Use Date |
| --- | --- |

Customer

Countdown

| 30 |
| --- |
|  | Prior to Mission Execution (Note 7) |

Expedite OR

5

15

| 15 | Prior to Mission Execution (Note 3) |
| --- | --- |

Table 7.2.1.    Documentation Production Times (In Calendar Days)

DOCUMENT

ER

ARIA

INTER-RANGE

REMARKS

SC

125

125

| 125 | After receipt of PI (Note 9) |
| --- | --- |

PRDE

15

| 15 | After receipt of PRD (Note 4) |
| --- | --- |

PSP

| 110 |
| --- |
|  | After receipt of PRD (Note 6) |

Draft RSOR

| 30 |
| --- |
|  | After receipt of PRD |

Final RSOR

| 60 |
| --- |
|  | Prior to mission execution |

ORE

25

| 25 | After receipt of OR (Note 5) |
| --- | --- |
| OPS Supplement to RSOR |

| 15 |
| --- |
|  | Prior to Mission Execution |

OD

10

10

| 10 | Prior to First Use Date (Note 8). |
| --- | --- |

NOTES:

1.  The range will assist with any draft reviews.

2.  If ARIA support requires foreign approval at a forward location, ARIA operations at Edwards AFB CA requires 120 calendar days notice.  This notice may be provided by the customer in advance of the OR submission to the range.

3.  An Expedite OR should be used for any change in operational requirements within 30 days of launch.  THIS INCLUDES MANDATORY HOLD LETTERS WHICH MUST BE FORMALLY RECEIVED BY L-20 DAYS.

4.  For PRDEs, five days are included for 45 RANS signature and distribution.

5.  For OREs, ten days are included for 45 RANS signature, printing, and distribution.

6.  For PSPs, 20 days are included for 45 SW review, signature, printing, and distribution.

7.  No countdown changes will be accepted after rehearsal or simulation without coordination and approval of the customer, range operations, and safety.  For countdown changes submitted after the 30 day time line prior to mission execution, coordinated approval must be obtained from the 45 RANS.

8.  The OD and the OD response to the ORE must be available 10 days prior to the First Use Date.

9.  If requirements are not revised and funding is still available.

7.4.4.  Sometimes a combined PRD/OR is acceptable if sufficient detail is known early.  The PRD/OR must have requirements detailed at the OR level, but must comply with PRD submittal lead times.

7.5.  Assignment and Numbering of 45 SW Programs.  The RTS contractor assigns 45 SW program numbers as required.  A block of 100 numbers is assigned to each new program.  The first number of each block identifies the program and is assigned to the PRD and PSP.  Numbers within each block are used to identify separate series or types of tests and are assigned to the OR and OD by the customer.  An ORE should have the same number as the OR.  Because of the 45 SW Job Order numbering system, no number may be reused in any one fiscal year.  A list of assigned numbers is maintained by the RTS contractor and published in the Operations Documentation Index on a quarterly basis.  Program  titles will not be used when it results in an unclassified document becoming classified.  In such cases, the words "Title Classified" will be used in lieu of the program title.  The document numbers are assigned as follows:

7.5.1.  Range Operations Tests - Numbers 1-29 and 100-129.  These documents are originated by 45 SW support organizations to conduct simulated operations and rehearsals to improve instrumentation operator techniques, develop standard procedures, etc.

7.5.2.  Range Engineering Tests - Numbers 30-59 and 130-159.  These documents are originated by 45 SW support organizations to conduct tests on range instrumentation, improve range instrumentation, etc.

7.5.3.  Special Project Tests - Numbers 60-99 and 160-199.  These documents are prepared by range customers to evaluate special equipment, investigate special phenomena, etc.  This type of test is usually conducted concurrently with a missile, space or orbital program operation.

7.5.4.  Missile, Space or Orbital Program Tests - Numbers 200 up to 20000.  The requirements documents are originated by range customers to launch a missile, spacecraft, satellite or to cover a related portion of a missile, space, or orbital program.

7.6.  Document Covers.  All second and third level UDS documents will have a front and back cover of the same color and will include the following:  the UDS Logo, the 45 SW shield and, if appropriate, the contractor or support agency logo.  No other graphic designs are acceptable.  Customer requirements document covers will be yellow and support document covers will be blue for unclassified documents.  For the classified documents, the color of the covers will be orange for CONFIDENTIAL and red for SECRET.  The Range Technical Services (RTS) contractor will provide all levels 2 and 3 UDS covers for documents printed by the ER.  If a contractor or support agency logo is requested, this logo must be furnished to the RTS contractor.

7.7.  Distribution of Documents.  The Distribution List Section (UDS 1020) in each support agency document shows the initial distribution which is monitored by 45 RANS.  The RTS contractor maintains a current Supplementary Distribution List for the following documents: OR's, PRD's, PRD/OR's, PRD/OR/RD's, and RSOR's.  The RTS contractor extracts and prepares for distribution the needed documents required by all support agencies.

7.8.  Document Cancellation.  The range customer or originator will notify 45 RANS in writing when a PRD or OR is to be canceled, including the number, title, and date of the document.  Cancellation of the requirements document automatically cancels the support document.  Official cancellation is published in the Quarterly Operations Documentation Index.

7.9.  Annexes.  These documents are used to describe subsystem or special operations related to the major operation in the basic document.  Annexes are usually submitted with the basic document but may be submitted later.  Adding an annex is not considered a revision to the basic document.  When annexes are added after publication of the document, the Revision Control and Classification Section (UDS 1031) must be updated to include the annex.  Annexes are alphabetically identified (OR XXXA, indicating Annex A to OR XXX).  The letters "I" and "0" will not be used because of confusion with the initial number.

7.10.  Revisions.  A revision is considered to be any information or pages replaced, added to, or deleted from an existing document.   Revisions may be made either by preparing a completely new document or by submitting the revised information.  The UDS documents will reflect the revision number and date of the revision.  Revisions shall be numbered consecutively (for example:  01, 02, etc).  When the basic document becomes unmanageable due to an excessive number of revisions, the basic document should be reissued, incorporating the revisions.  The Revision Control and Classification Section (UDS 1031) will be used to identify the scope of the revision and shall be transmitted with any revised pages.  Section 1030 also provides a historical record of revisions made to the document.  The use of the symbol "R" in Column 72 to identify revised lines in an automated format is encouraged and should be used whenever practical.

7.10.1.  When a PRD item is referenced in an OR and the PRD is revised, the customer will simultaneously submit a revision to the applicable OR.  A PRD revision with significant changes may require revisions to supporting documentation.  Additions or deletions of instrumentation, variations in data processing or data products, and changes in funding responsibilities are examples.  45 RANS, in conjunction with the RTS Program Manager, will evaluate such PRD changes.  Support documents will be revised accordingly when requirements documents are revised, changed, or modified.

7.10.2.  Expedite PRD Revision.  An Expedite PRD Revision is a tool to facilitate new requirements of changes and requires immediate staffing and reply to the customer.  Timelines for an expedite PRD Revision must be met as soon as possible if delays are to be avoided.

7.10.3.  45 RANS maintains current knowledge of all 45 SW instrumentation capabilities, range configuration, and operating policies as applicable to their assigned programs.  When changes in these areas occur, as in the "Support Requirements Which Cannot be Met" Section (UDS 2060), 45 RANS will initiate action to revise the PSP wherever applicable.

7.10.4.  OR Revision.  This is a program OR change prepared when operations support required by the customer needs to be redefined or refined.  This change is followed by publication of an OD Revision or a new OD, depending on the extent of the revision.

7.10.5.  Expedite OR (EOR).  An EOR may be prepared when required for immediate support or one-time changes to support for a specific mission, in unusual cases when processing and publication of an OR Revision would seriously impact program objectives.  These requirements are implemented by the use of Operations Control Instructions (OCI) or other immediate means as required to meet customer demands.  Expedites shall be numbered consecutively starting with "01" and chronologically numbered.  If the expedite becomes a permanent change to the OR, then an OR revision must be submitted to revise the OR.

7.10.6.  The ODs are supplemented through the use of the following instructions:

7.10.6.1.  Range Operating Instructions (ROIs).  The appropriate section in the OD which references the applicable ROI.  This is a short statement of one or two sentences outlining the type of equipment or procedures to be used.

7.10.6.2.  Operations Control Instructions (OCI).  These are last-minute or one-time changes to the OD.  The RTS contractor furnishes copies of all OCIs to the appropriate 45 SW and range customer offices.

7.10.7.  Revision Approval.  Section UDS 1030 (Revision Approval) shows approval of the revision by the customer and acceptance by the range.  This is used as a cover sheet for transmission, revised, or added pages and summarizes the major changes in support requirements included in the revision.  In the case of OR Extract and OD revisions, a separate sheet is used to transmit the revised or added pages but is not filed in the document as is a 1030 section.

7.11.  Miscellaneous Documents.

7.11.1.  Range Safety Operations Requirement (RSOR).  An RSOR shall be published for each major operation and is used to document exceptions to the standard provisions of missile flight operations according to ERR 127-1, Range Safety, and to levy requirements peculiar to a launch vehicle series.  The draft RSOR will be prepared by 45 SW/SEO, approved by the 45 SW Chief of Safety, and forwarded to 45 RANS no later than 30 days after receipt of the PRD.  Following resolution of any changes, the final RSOR will be prepared, approved, and forwarded in the same manner to 45 RANS no later than 60 days prior to mission execution along with cost estimates for the safety requirements levied.  45 RANS is responsible for printing and distribution of the RSOR.  45 SW/SE will provide the range customer, through 45 RANS, a Range User Handbook of all required safety documentation, checks, and time lines no later than 40 days after receipt of the PRD.  The time lines will include Safety's response turnaround times back to the customer through 45 RANS.  The requirements from the RSOR and the Range User Handbook will be included in the PSP along with cost estimates for the safety functional area requirements.

7.11.2.  The RSOR Supplement contains additional information or requirements peculiar to a launch but not contained in the RSOR.  This document is produced by wing Safety and will include cost estimates for each additional requirement.  A copy will be provided to the range customer through 45 RANS.

7.11.3.  If the range customer supplements basic information in the PRD and OR in separate correspondence or on other appropriate forms, a comprehensive list of these requirements with appropriate time lines will be provided with the next UDS document revision or update.

7.11.3.1.  Customers must ensure that any communications-electronics equipment that radiates or receives electromagnetic energy to be used in support of their operations has an approved frequency allocation.  Submitting a PI or a PRD is not a request by the range customer for either an allocation or authorization of frequency usage.   The Frequency Management Office (45 CS/SCXF) can verify the frequency allocation status of equipment approved for use by or in support of the DoD.  A DD Form 1494, Application for Equipment Frequency Allocation, must be submitted to the Military Communications-Electronics Board (MCEB) through 45 RANS to 45 CS/SCXF for any equipment not having an approved frequency allocation.  Additionally, a DD Form 1494 normally requires 180 days lead time for processing.  Therefore, submission of the DD Form 1494 must be made as early as possible to avoid unnecessary program delays.

7.11.3.2.  The Radio Frequency Environmental Working Group (RFEWG) is chaired by 45 CS/SCXF.  Its purpose is payload RF sensitivity and protection and all related issues pertaining to the RF environment.  In addition, 45 SW routinely limits the RF field intensity to 1 V/m at the payload for launch complexes and processing facilities which have requested this protection.  This limit increases to 10 V/m during launch operations.  NOTE:  This is only applicable to emitters under 45 SW control.

7.11.3.3.  45 SWI 40-201, Radiation Protection Program, defines the guidelines, procedures, and responsibilities for the protection of personnel from the biological hazards of ionizing and non-ionizing radiation on the ER.  AFOSH Standards 48-1, Respiratory Protection Program, and 48-9, Radio Frequency Radiation (RFR) Safety Program, further specify personnel protection requirements for radio frequency and laser radiation biological hazards respectively.

7.11.3.4.  A theoretical trajectory package with two printed tabulations (computer or microfiche) must be furnished in addition to the PRD, if applicable.  The package must provide coverage from lift-off through the end of 45 SW support requirements and should include the complete mission requirements.  The trajectory data must be formatted per the Standard Theoretical Magnetic Tape Format provided by 45 SW/XP.  See Table 7.3, for submission of the package to 45 RANS.   For programs requiring ARIA support, a copy of the tapes and tabulations should be sent directly, concurrent with submission to the ER, to:

452 Test Squadron

75 South Flightline Road

Edwards AFB CA 93524-6435

Table 7.3.   Lead Time For Theoretical Trajectory Tapes For Ballistic Missile Flights And Space Missions (In Calendar Days)

New System

Operational System

Initial Submission

550

260

Final Submission

95

50

7.11.3.5.  Information concerning missile antennas must be provided.  The data must be forwarded on a DOS formatted 3 1/2 or 5 1/4 inch low or high density, double sided, floppy disk to 45 RANS not less than 12 months prior to the first launch of any program.  The data must be re-submitted three months prior to the first use of an antenna that is different, or in a new configuration, or relocated on the launch vehicle per IRIG Standard 253-93, Missile Antenna Pattern Coordinate System and Data Formats.

7.11.3.6.  Range safety data is required as indicated in Range User Handbook.  Included are such items as a Flight Analysis Data Package, telemetry information including calibration and sensing data, and analysis of propellants used and their effects on radio frequency propagation.  Specific program requirements will be provided by 45 SW/SE to the 45 RANS using the Range User Handbook.

7.11.3.7.  Any photographic requirements not defined in the standard UDS documents will require a 45 SW Form 2135, Photographic Outline (45 CS/SCOT).  Once completed, submit to 45 RANS for processing.

7.11.3.8.  The Customer Countdown lists the sequence of specific functions and events to occur or to be performed.  It is considered a hazardous procedure by Wing Safety and must be written in accordance with ERR 127-1 and submitted to 45 SW/SE through 45 RANS for approval.

7.11.3.9. 45 SW Form 2091, Operation Schedule/Forecast Request; 45 SW Form 2050, Launch Operation Schedule Request; and 45 SW Form 2010, Launch Forecast, indicate date and range use time for scheduling the OD.  The forms are submitted to 45 RANS/DS for scheduling purposes.  Procedures are provided in 45 SWI 13-206.

7.11.3.10.  45 SWI 99-103, Time Division Multiplexed Data Information Required for Eastern Range Support, defines format and lead times to be supplied for use in programming telemetry decommutators used in providing data to the customer.  Telemetry format changes must be submitted 310 calendar days prior to launch.  If this time line or any requirements in 45 SWI 99-103 cannot be met, a new schedule must be negotiated during the PI/SC phase.

7.11.4. Any aircraft supporting Eastern Range operations or aircraft operations with their own ODs must provide written notification as defined in ERR 127-1 (Chapter 2) of the intended aircraft support to the applicable range.  The Intended Support Plan (ISP) gives Mission Support Positions (MSP) as well as alternate MSPs, for weather or other constraints.  The ISPs and MSPs are then approved by 45 SW/SEY and transferred to 45 RANS.

7.12.  Guidelines For Preparing Formats.  Instructions for preparing formats are found in RCC UDS Document 501-90, Volumes 1, 2, and 3 which are available from 45 SW/XP and 45 RANS.  45 SW/XP and 45 RANS will provide whatever assistance is necessary to the customer to support the UDS process in understanding the customer requirements and the available support offered by the Range.  The UDS Handbook, Volume 1, describes the total UDS structure, the individual documents within the system, and the use and control of the system.  Volume 2 includes sample formats and describes procedures for preparation of the Program Introduction (PI), Program Requirements Document (PRD), and the Operations Requirements (OR).  Volume 3 includes sample formats and describes procedures for preparation of the Statement of Capability (SC), Program Support Plan (PSP), and Operations Directive (OD).  The UDS can be implemented using either the automated or manual methods as described in Volume 1.  The 45 SW/XP and 45 RANS will assist and act in a team effort to support the customer.

RONALD L. LARIVEE

Colonel, USAF

Vice Commander

Attachment 1

GLOSSARY OF Abbreviations, Acronyms, AND TERMS

Section A--Abbreviations and Acronyms

Abbreviations and Acronyms	Definitions

AFSPC	Air Force Space Command

ARIA	Advanced Range Instrumentation Aircraft

BMDO	Ballistic Missile Defense Organization

CCAS	Cape Canaveral Air Station

CCTV	Closed Circuit Television

ECP	Engineering Change Proposal

EOD	Explosive Ordinance Disposal

EOR	Expedite Operations Requirement

EPRD	Expedite Program Requirements Document

ER	Eastern Range

ERS	Eastern Range System

ESA	European Space Agency

DoD	Department of Defense

IRIG	Inter-Range Instrumentation Group

ISP	Intended Support Plans

KSC	Kennedy Space Center

LBS	Launch Base Services

LRA	Lead Range Agency

MCEB	Military Communications-Electronics Board

MRTFB	Major Range Test Facility Base

MSP	Mission Support Positions

NASA	National Aeronautics and Space Administration

OCI	Operations Control Instructions

OD	Operations Directive

OPR	Office of Primary Responsibility

OPSEC	Operations Security

OR	Operations Requirements

ORE	Operations Requirements Extract

PI	Program Introduction

PRD	Program Requirements Document

PRDE	Program Requirements Document Extract

PSP	Program Support Plan

RCC	Range Commanders' Council

RFA	Radio Frequency Authorization

RFEWG	Radio Frequency Environmental Working Group

ROI	Range Operating Instructions

RSOR	Range Safety Operations Requirement

RTS	Range Technical Services

RVB	Requirements Validation Board

RVITS	Range Visual Information Technical Services

SBSS	Standard Base Supply System

SC	Statement of Capability

SW	Space Wing

UDS	Universal Documentation System

UK	United Kingdom

WRM	War Reserve Materiel

Section B--Terms

First Use Date -- This is the date the Operations Directive (OD) is required for use; normally the date of the scheduling meeting at which the operational date will be scheduled.

Lead Range Agency (LRA) -- The range that is responsible for coordination of total support planning and operations for a particular program, mission, or test.  After initial program acceptance by 45 SW, the customer submits detailed needs to the lead range.  The lead range identifies the support required from other agencies and coordinates the total support effort.

Mission -- An operation, research and development project, launch or other activity requiring 45 SW support and use of range resources (reference 45 SWI 16-301, 45 SW Planning Guidance Document).

New Workload -- Any activity which has not been previously accepted by 45 SW which requires support that imposes commitment or expenditure of 45 SW resources or any activity which changes previously accepted workloads to require a $500,000 increase in resources or a significant reevaluation of the 45 SW support effort (reference 45 SWI 25-202, Acceptance of New Workloads).

Range Customers or Requesting Agency or Range User -- Any Department of Defense (DoD) organization, other U.S. Government agency, state or local government, civic, private, or commercial organization, or foreign government with authority to use range resources.

Support Agency (SA) -- An agency which commits its resources in support of LRA program, mission or test requirements.  The ARIA program and Goddard Space Flight Center (Bermuda) are considered to be agencies in support of lead range requirements.

Support Range Agency -- Major Range Test Facility Base (MRTFB) or operational facility that provides support services to qualified customers as determined by current directives.  The Kennedy Space Center (KSC) is considered a Support Range for the Lead Range Agency, 45 SW.