DCPC Registry Plus Training Manuals

Status 2/15/06

| Priority | System | CDC Contact | Writer | Manual | Status | Due Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Online Help | Jennifer Seiffert Kathleen Thoburn | Ruby Lewis | Help | Three small changes and then will be complete. | Jan. 2006* |
| 1 | Abstract Plus | Denise Farmer | Ruby Lewis | Users | Almost ready to be signed off | Jan. 2006* |
|  |  |  |  | Admin | Not started | TBD |
|  |  |  |  | Central | To do if needed, to explain errors. | TBD |
| 1 | Web Plus | Sanjeev Baral – Kathleen Thoburn | Brad Field | Facilities | Kathleen has a few minor changes | Jan. 2006* |
|  |  |  |  | Admin | Final review changes expected from CDC Contact. | Jan. 2006* |
|  |  |  |  | Central | Draft started; on hold pending question outstanding and CDC priorities. | TBD |
| 2 | Gen Edits | Tom Rawson | Brad Field |  | Application will not be available until early-May. Current draft in progress based on old DOS version. | Jan. 2006* |
| 2 | Edit Writer | Susan Capron | Brad Field |  | Application will not be available until late-May. Current draft in progress based on old DOS version. | Early June |
| 3 | Link Plus | David Gu Kathleen Thoburn | Brad Field |  | Application will not be available until mid-March. Mid priority. Training manual needed in late May for training in Oregon | Late June |
| 4 | CRS Plus | Sanjeev Baral | Brad Field |  | Application code is available, but lowest priority. | TBD |
| 4 | Prep Plus | Sanjeev Baral Kathleen Thoburn | Brad Field |  | Application code is available, but highest of the low priority manuals. | Early April |
| 4 | TLC Plus | Sanjeev Baral | Brad Field |  | Application code is available, but lowest priority. | TBD |

* Training conducted for Jan. 30 -- Memphis.

** Training scheduled for March 20 – Maryland.

** Training scheduled for April 3 – Stone Mountain.