# Lessons Learned – Electronic Screening

This chapter contains “lessons learned” in the area of electronic screening.  Specifically, the states were asked to respond to the following questions:

What you did right that you’d recommend to other states.

What you didn’t do that you wish you had.

What issues you wish you could have settled earlier.

What requirements turned out to be key drivers for design.

What design choices you considered and rejected/chose and why, etc.

## Lessons Learned – California

What you did right that you'd recommend some other state repeat?

Agreed to the concept that CVISN required a multi-agency and industry effort.

Approved over 100 carriers who volunteered to participate in this demonstration project either directly, through agents, or through leasing companies.

Established an industry advisory council early in the project.

What you didn't do that you wish you had?

Seek federal funding through earmarks for funds committed.

State teams attending the workshops should demand significant break out sessions for open state interaction.

Be proactive in discussing multi-state development contracts to minimize cost.

What issues you wish you could have settled earlier?

Finalize and encumber all federal funds early in the project, rather than on a year-by-year basis.

What requirements turned out to be the key drivers for design?

Development of the interfaces to all legacy systems in their native mode rather than EDI.

Combining the CI/CVIEW functionality into a single computer platform.

What design choices you considered and rejected/chose and why, etc.?

Choosing to produce final documents versus temporary documents as requested by the industry.

## Lessons Learned – Colorado

Colorado was using transponders and clearing vehicles at mainline speed before it became a popular option.  The lesson there is that it can be done internally with state resources, if a state desires to do it this way.

The increasing commercial vehicle traffic is making it necessary to either clear a vehicle at mainline speeds or to begin doing a random sampling of this population.  It will become physically impossible to stop and clear each vehicle in the very near future.

Cooperation between the vendors in transponder interoperability is slow at best.  Something must be done on a national level to insure that any vehicle, using any transponder issued by the competing vendors, can clear your site without an undue burden on the state or the carrier.

Minimum bypass criteria needs to be standardized among the states in order to ensure that each any transpondered vehicle will have met the requirements of each state they wish to travel in.  No sense getting into the vendor brouhaha (above) unless the states can agree to this.

## Lessons Learned – Connecticut

No information was available from Connecticut at the time of publication of this document.

## Lessons Learned – Kentucky

What you did right:

Transponder distribution needs dedicated marketing group and/or personnel to market overall program.

The technology works.

In order for public agencies to benefit from electronic screening, high participation levels are required.  Thus marketing and outreach must be emphasized.

States must deal with the “chicken and egg” syndrome.  Truckers are waiting for expanded deployment.  States are waiting on increased trucker participation.  States wishing to lead must demonstrate a high level of commitment by deploying first and allowing the trucker participation to grow in response.

Electronic screening is truly just a mainline sorting function.  It should not be made more complex than necessary.

After initial skepticism, support by enforcement personnel is very high.

Truckers who use the system are very pleased with it.

Issues and considerations include:

Costs tend to increase dramatically.

Interoperability is needed across jurisdictional and functional lines.

The lack of multiple vendors for the technology is a concern.

States need availability of a turnkey system (ideally, from more than one vendor) that is non-proprietary and integrated with CVISN.  While Kentucky is developing such a system, it is not yet available as a turnkey product.

## Lessons Learned – Maryland

## Lessons Learned – Michigan

In summary, Michigan has found that proper staffing and a strong commitment at the very beginning can avoid many pitfalls and lead to a much smoother project.

## Lessons Learned – Minnesota

No information was available from Minnesota at the time of publication of this document.

## Lessons Learned – Oregon

No information was available from Oregon at the time of publication of this document.

## Lessons Learned – Virginia

What went right:

Developed a collaborative roadside screening algorithm representing industry, operations, and technical interests in advance of development.

Employed enforcement personnel with computer knowledge to test equipment prior to deployment.

Trained enforcement personnel with knowledgeable peers using a tiered approach.

What issues should have been settled earlier:

Adopt DSRC standards for transponder interoperability.

## Lessons Learned – Washington

What we did right:

All partners (Enforcement Officers, Trucking Association members, and state agencies) were involved at the start.

Example:  Early in the project we partnered with the Washington Trucking Associations without any clue as to the importance of that decision.  Our intent was noble, in that we thought we wanted them on board so they could “see what we were going to do for (to) them”!  In actuality, they become our biggest asset in terms of “insider information” (finding out what really will and will not work) and lobbying for funding.  They were the folks that eventually sold CVISN to our state legislators.

Established weekly meetings for information exchange and open agenda.

Example:  We conducted team meetings once a week (every Thursday morning) that lasted from 1 – 3 hours long.  Rule number one…an open agenda with everybody speaking their minds.  These meetings proved to be most productive in terms of good communications, sharing ideas and workloads, and sharing lessons learned.  Management representatives from various state agencies dropped into these meetings to find out what was going on.  They quite often raved about the process and results.  We would also conference the vendors/consultants into these meetings.

Upgraded Port of Entry and scalehouse equipment

18.3” flat screen monitor

400mhz Pentiums

Upgraded permit computers

Provided LAN at the scale house

Example:  We bought the best equipment possible for use by the scale house enforcement officers.  Not only did it look good to the public, but also it instilled a since of pride in the officers, who became our ambassadors of good will.  Also, by buying the state of art, our agency IS folks were “thrilled” to work with the installation of new toys and creating the LAN/WAN.

Chose an experienced vendor

Wish list:

Provide plenty of time (more than you’ll ever think you’ll need!).

Example:  We opted for an aggressive schedule, knowing that up front we couldn’t pull it off unless we got lucky.  We set an aggressive schedule because we wanted to showcase the CVISN concept during legislative session.  We made our deadline, but will have to come back and do a lot of polishing.  In retrospect, I am glad we pushed because I think we would have taken the easy way out on some issues…like waiting for some other states to develop some components.  In this manner we develop a product that the legislature could see, touch and feel.  As a result, they funded us for another two years!

Investigate options such as Thin Client

Subcontracting creates communication/schedule/specification problems.

Example:  The more subs involved, the harder it was to control the deliverables/time frames.  It was frustrating to have one vendor hold up the others.  This is a real life hurdle!

SAFER inspection data is not current enough for effective screening.

Example:  We found that the JHU/APL model (which had us going to MCMIS) for SAFER/safety information isn’t current enough for enforcement use.  The officers want to be able to see information from their own, and adjoining states, SAFTEYNET database.  They also want to be able to directly input out of service data and corrections to out of service data for use by the officers at the next (upstream) scale house.

Key drivers for design:

Internal support and expertise and infrastructure

Agency standards dictate use of Microsoft NT Server; Windows Based Applications in VB6 and C++6 and MS SQL Database

Existing WIM computer

Example:  We already had a WIM installed without an AVI.  After installing AVI, we had to interface with the WIM computer, and will eventually do away the WIM server.  It just slows the process down.

Design choices considered/rejected:

Agency standards did not allow for the use of JHU/APL ROC and CVIEW.  Developed own and modeled our ROC and CVIEW after JHU/APL’s.

Example:  We want to make use of the Internet and realize that JHU does not mention that in their architecture.  We think increasing use of the Internet will enhance CVISN and interoperability.  When JHU reviews our system, we will discuss this notion in more detail.

Another concern is that the early CVISN model did not take into account that some one had to issue transponders to the trucking community.  This has taken on an entirely new avenue that bears plenty of discussion with new CVISN states.  We contracted with a vendor to market and sell transponders, which has been a good thing, but it would have been terrible if there were no experienced vendors available.

This Page Intentionally Blank