Network Director Update on VISN 19 Expansion Plan

9/5/08

- Mr. Grippen, Network Director last provided a briefing on the Denver Project to the Under Secretary for Health on 8/28/08 and to the Secretary on 8/29/08.  Briefing updates are generally held on a weekly basis.  Local political and veteran feedback, news articles and e-mails are shared during these briefings.

- Mr. Grippen, Network Director attended VHA’s 2008 National Planners Conference.    Presentations relevant to national and VISN planning efforts were attached for additional information.  The attachments described the health care industry trends in the United States, current VHA health care delivery issues, how these effect VHA’s strategic planning direction and defined VHA strategic planning efforts on specific needs of the enrolled population.  The attachments are entitled:

    - VHA Present and Future Trends in Veterans Health

    - Bridging the Gap, New Models of Care

    - Enrollee Health Care Projection Model:  Understanding Enrollment and Utilization Projections.

- VA is in discussion with the HVAC and SVAC on the Denver Project.

- VISN 19 hosted a site visit with staff from the House Veterans Affairs Committee to Billings, Montana on 8/19/08 to review expansion plans in Montana.  Meeting was also attended by Congressional staff.  Attached is the presentation used for this meeting.

- VISN 19 & ECHCS hosted a site visit from staff from the House Veterans Affairs Committee in Denver on 8/20/08 to review expansion plans for Colorado.  University of Colorado, University of Colorado Hospital and Congressional staff attended the meeting.  Attached is the presentation used for this meeting.

- VISN 19 & VAMTHCS hosted a site visit with staff from the Senate Veterans Affairs Committee in Billings, Montana on 9/2/08 to review expansion plans for Montana.  Same PPT used for the HVAC was presented.  This PPT was previously sent to VSOs.

- VISN 19 & ECHCS hosted a site visit from staff from the Senate Veterans Affairs Committee in Denver, Colorado on 9/3/08 to review expansion plans for Colorado.  Meeting attended by Congressional staffers.  Same PPT (with a few minor edits) used for the HVAC was presented.  This PPT was previously sent to VSOs.

- Nationally, the VA has continued to implement the new VA-centric delivery model of care.  An example of this recently received coverage in the news:  VA Preparing To Open "Super Clinic" In Florida.   WEAR-TV Pensacola, FL (8/21, 6:07 p.m. ET) broadcast, "Pensacola is now home to one of the most state-of-the-art veterans care facilities in the country. The new joint ambulatory care center will open its doors to patients on Monday. The 220,000 square foot" Veterans Affairs "'super clinic' was designed with modern decor, new equipment, and more services, all under one roof. The $45 million facility replaces three different local VA clinics that will close their doors this weekend." The "official ribbon cutting" for the clinic is scheduled to take place "on September 15th."

- UPI Building – purchase of UPI building complete at closing on 7/29/08.

- Purchase of the lot adjacent to the UPI building purchased from the Fitzsimmons Redevelopment Authority.  Closed on 7/29/08.

- Research - VISN CMO & ECHCS MCD meet with CU Chief Financial officer on September 3.  Internal (CU) Research meeting scheduled for September 15th.

- VISN 19, ECHCS and UCH staff is discussing space needs in bed tower.  UCH has an A/E that has looked at this but VA has not hired one.

- The VA A/E is developing plans for building site demolition and initial utility site.  A/E “on-site” working on the Phase 2 Environmental Assessment which is required under the Site Demolition and Clearing project.  This involves destructive testing and selective sampling.  “Pot holing” around the buildings to be demolished has been done to see if they could identify any buried hazardous materials.  In addition, the A/E met with agencies to discuss the termination of utility services to buildings identified for demolition.  They are also working on the Scope and Budget Validation to establish some basic benchmark figures, set planning parameters for volumes and began to review VA square foot numbers.

- VA A/E working on a master plan for the Ambulatory Care Center and preliminary design to go to full design with construction architects.  The A/E and the Project Team developed and refined new assumptions which were presented and approved by the ECHCS Critical Decision Committee.  The slide presentation posted to the intra and internet sites.  Critical Decisions Meeting was held July 31st.  Proposal from architects into Office of Construction & Facilities Management to proceed with Master Planning and Room by Room Space Plan to begin Mid August.  Schematic Design to begin Sept 1, 2008.

- Network Director and Medical Center Director met with UVC President 7/10/08 to request recommendation of VSOs to be assigned to work on planning committees for the Denver Project.  Form developed to outline groups that will be working on the Ambulatory Care Center.  VSO representatives to work with groups to be identified by 7/31/08.

- ECHCS MCD held meeting with July 24 -Meeting with Critical Decisions Group (VSOs/Union) to review services and functions for Ambulatory Care Center and for Tower.  Chart on planned service delivery shared with group.  Identification of services is a critical step in determining lease cost, recurring charges, space needs, etc.  On July 25, ECHCS MCD held meeting with architects and Executive Leadership Committee members to discuss space changes that will be necessary in ACC.  On July 30, meeting held with architects to discuss issues in regard to exam rooms and offices.  Overall model needs to be developed for layout purposes and utilization of UPI.

  - Current Construction estimate for ACC is $384,546,425 – Target from OCFM is $388,689,000.

  - Current BGSF is 627,960 – VACO 628,221

8/22/08: ECHCS is still reconciling the space differences and identifying the most efficient use of UPI.  Meeting this week with ELT and Joint Venture Team to identify assumptions and talking points for user group meetings to begin 9/8.

- Critical Decisions Meeting Held – August 7, 2008.  Joint Venture Team (JVT) to have Executive level briefing of progress into VACO by 8/8/08.  Anticipate approval August 18th from OFCM to proceed with Master planning and Room by Room Plan.  JVT proposal for Schematic Design and Design Development to be forwarded to OFCM within the next two weeks.  Discussed with VSOs (UVC and PVA rep) the level of involvement they desired as ECHCS goes into user group meetings.  PVA wishes to be included for SCI user group.  VSOs request we post the schedule of user group meetings with the weekly VISN update (see below).  PLEASE BE ADVISED THAT THESE MEETINGS ARE OPEN AND YOU ARE ENCOURAGED TO ATTEND SHOULDYOU HAVE INTEREST IN PARTICIPATING.

USER GROUP MEETINGS have been scheduled week of

    - Sept. 8th – 12th

    - Oct. 6th -10th

    - Nov. 3rd – 7th

VSO representatives asked for recommendations for improvement in the Critical Decision Meeting and level of satisfaction with their involvement.  Feedback received that beyond the ACC meeting the VSOs continued to be concerned about the lack of information presented and shared concerning the hospital tower.

Critical Decisions Meeting -August 21st with VSO, Leadership and Joint Venture Team

Reviewed HVAC meetings

Reviewed space allocations compared to old model

Reviewed Next Steps in process

Service Chief Kick Off Meetings held August 26.  Topics of discussion:

a. National Impact

b. New Planning Models

c. Assumptions for Health Care Center

d. Dissemination of Departmental Space Plans

e. Review of next steps in planning/design cycle

Denver HCC

- Consulting firm Jones Lang and LaSalle  completing OMB 300 for Denver

- Departmental Space planning meetings begin week of September 8

- September 15 – leadership meeting to review the Master Planning options

- Week of September 21 – presentation of 3 options for master plan (how different functional areas to be laid out on campus)

- UPI parking could impact overall design of HCC

- Demolition plan – status to checked on next week

- End of September – present the preferred Master Plan and options to VACO in Washington, D.C.

- JIF Dollars are available for VA/DoD integration efforts- VHA (ECHCS) local leadership and Buckley met re: integration.  Discussed potential Joint Incentive Fund projects and scheduling for Tiger Team follow up.

- Colorado Springs – Meeting with the broker scheduled for 8/14/08.  Asked for COS union, VSO and VBA representation for involvement and transparency in process.  Kick off meeting for the Health Care Center (HCC) Super Clinic in Colorado Springs held 8/15/08.  Discussion centered on the following tasks:

- Delineation of site for clinic.  At this point it seems that available properties tend to be located in the NE section of the Colorado Spring catchment area.

- Acreage needed is 10-12 if only the HCC and VBA are to be built.

- All parking would be surface.  115,000 NUSF with building gross of approximately 128,000 BGSF calls for 700+ parking spaces

- Space plan as driven by Project Eagle office shared with Real Property architects (HDR).

- User group meetings would begin week of 9/21/08.  This activity would occur parallel to property acquisition, NEPA study, etc.

- Central Office stressed need to hire a local Resident Engineer to facilitate the building of this clinic.

- OMB 300 must be submitted to meet this year’s budget time frame.  Once the Congressional hearings start in November 2008, no further OMB 300 submissions will be considered until the next planning cycle.  Under the current timeline, we anticipate OMB approval in February – March 2009.  Goal is to complete OMB by 8/22/08.  Prospectus, CEA and OMB 300 submitted 8/28/08.

Colorado Springs:

- OMB 300 completed – 8/28/08

- Broker hired – delineated area developed, in process of advertising for owner/developer

- PD for local resident Engineer in process – complete week of 8/2 and advertise

- Senator Salazar visited clinic on Sept 4.

- Space planning for functional areas and departments to begin week of September 22

- ECHCS Town Hall Meetings – conducted throughout week.  Two major agenda items:  Replacement Facility Status and Results of All Employee Survey

- ECHCS VAVS Meeting – 8/7/08 presented progress on replacement facility(ies) to date.  A number of dissenting opinions expressed.

- ND; DND; Director, ECHCS and Director, VARO met with leadership from Fort Carson,  Air Force Academy and Peterson AFB to discuss meeting shared needs in the Colorado Springs area.  Primary need for DoD is for outpatient specialty care and inpatient acute psychiatric beds.  Joint Medical Operations visit planned in COS for Sept 2nd and 3rd to discuss VA/DoD opportunities.  Selected Cardiologist for VA/DoD Joint Incentive Funds with Evans, Air Force, and Southern Colorado (Colorado Springs and Pueblo). Hope to start in October.

- DoD/VA Joint Market Opportunities Work Group Site Visits to Colorado springs, CO Multi Market Area were held Wednesday, September 3, 2008.  JMO WG Attendees included the Director, DoD/VA Program Coordination Office; Director, DoD Liaison and Sharing Office; Chief, DoD/VA Resource Sharing, HQ USA/SGOS, Air Force; SG Rep GPRMC, Army OTSG TRICARE Division Rep.; Associate Director, ECHCS; TRIWEST; MTF Commanders or Reps. (Peterson AFB/Air Force Academy/Ft. Carson).  Meeting included review of previous site visit and current developments, lack of need for ECHCS to build inpatient MH beds due to limited VA workload in Colorado Springs market area; current and proposed sharing agreements between DoD/VA and needs for outpatient and MH services between DoD and VA.

After much discussion regarding gaps in the delivery of care, there appeared to be consensus to further explore the viability of:

- Establishing a DoD/VA co-located Outpatient Health Care Center (VA-115,000 SF and DoD- 18000+ SF)

- DoD would share ancillary support services (Lab, Radiology, Pharmacy, etc.) with VA.

- Inpatient MH beds would be provided at Ft. Carson or leased at St. Francis Hospital.  VA would manage entire DoD/VA MH program with VA staff wherever Inpatient MH beds are located.

- VA Ambulatory Surgery patients who have complications requiring admission would be admitted at Ft. Carson or St. Francis vs. back in Denver.

Next Steps:

- Establish POCs between DoD and VA for f/u communication.

- Establish task force to enhance collaboration on further developing sharing opportunities above.

- Present DoD/VA recommendations to JMO WG/JEC for rapid action if deemed appropriate.

- Grand Junction, Fort Harrison, Cheyenne received additional funding to enhance staffing for hospitalist physician coverage and respiratory therapy coverage.  This provides a higher level of ICU care, which allows for expanded surgical program.

- Grand Junction and Cheyenne received additional funding for equipment to support surgery.

- Bids received for expanding Billings CBOC.  Deadline for receipt of proposals 7/30/08.  Technical evaluation completed on 8/20/08. Negotiations with top four offerors will commence on 8/22/08.  Best and final offers will be requested and are due 8/26/08. Notice of Award will be issued on 9/2/2008.  Billings CBOC contract awarded 8/26/08.  Acceptance signed and returned to offeror 8/27/08.  Finalization of lease documents will occur next week.  Project remains on track.

- Fort Harrison Inpatient Mental Health construction project submitted to VA Headquarters.

- Grand Junction and Cheyenne have been funded for construction projects to increase surgical capabilities.

- Senator Salazar and Congressman Perlmutter send letter to Secretary Peake expressing concern over the VISN 19 Expansion Plan 7/14/08.  Secretary Peake responds 7/18/08.  Copies of letter sent to VSOs in last Network Director’s update.

- Information on Senator Salazar’s 7/20/08 press conference, follow up news articles, editorials and feedback from VSO e-mails are shared with VA Central Office in Washington, D.C.

- Calls made to key VSOs and Congressional representatives to reinforce our willingness to work together, our desire to maintain relationships and to ask for feedback on communication efforts.  Varied responses shared with VISN and ECHCS leadership.  Feedback will also be included in weekly updates to Secretary.