# In

# The Arab Science and Technology Foundation

Is pleased to present the attached

Research Proposal

Entitled

Integrated Water Resources Management of Diyala River Basin in Central Iraq Using System Dynamics Modeling

The proposal is submitted by

Sadik B. Jawad

Expert Hydrogeology/Director of Groundwater Studies Center

Ministry of water Resources

Iraq

This effort is one of the outcomes of

THE INTERNATIONAL INITIATIVE TO

ENGAGE IRAQ'S SCIENCE AND TECHNOLOGY COMMUNITY

IN DEVELOPING THEIR COUNTRY

Organized by the

Arab Science and Technology Foundation

And

Sandia National Laboratories

In collaboration with

United Nations Educational, Scientific and Cultural Organization

(UNESCO)

Table of Contents

Abstract

- Introduction

- Literature review

2.1 Hydrogeological regime and reservoirs operation …..

2.2 Groundwater resources assessment and abstraction ….

2.3 Evaluation and expansion of water requirement for agriculture and other uses

2.4 System dynamics modeling

3- Objectives

4- General Statement of work

4.1 Diyala River water resources and its reservoirs optimum operation

4.1.1 Required data

4.1.2 Optimum operation rule curves

4.1.3 Monthly operating procedure

4.2 Groundwater resources evaluation

4.2.1 The state of the present data

4.2.2 Requirement for reasonable groundwater resources assessment

4.2.2.1 Required field data

4.2.2.2 Application of new methodologies for data analysis and assessment

4.2.3 Expected outcome of the groundwater work plan

4.3 Water demands assessment

4.3.1 Irrigation requirements

4.3.1.1 Data required

4.3.1.2 Work plan for irrigation water requirement

4.3.2 Municipal water requirement

4.3.3 Industrial water demands

4.4 Building of a system dynamics model for the Diyala River basin

5- Experimental design and procedure

5.1 Work activities

5.2 Procedure and implementation of activities

5.2.1 Data records collection

5.2.2 Field surveys

5.2.3 Simulation and model building

5.2.4 Training on system dynamics modeling

5.2.5 Building and operation of system dynamic model

6- Work plan timing

7- Project personnel

7.1 Sadik B. Jawad

7.2 Ahmed Abdul Saheb Mohammed Ali

7.3 Wasfi Abdul Amir

7.4 Ibrahim Jafar Mohammad

8- Deliverables

9- References

10- Budget

###### Abstract

The shortage in fresh water resources is a problem that will be faced world wide in the near future. Countries in the arid and semi-arid regions like Iraq are expected to encounter this problem soon. Apparently, Iraq is a fortunate country in water resources compared to other countries of the Middle East, but there are at least three reasons that put this fortune at risk: the increase in national water demand due to population growth and development, the unsettled dispute with riparian countries (Turkey in particular) over the issue of sharing Tigris and Euphrates water resources, and the present traditional methods of water resources uses and management.

Water quality deterioration in Tigris and Euphrates reaches in the southern parts of Iraq has been the sign of alert to the future problem. Increasing numbers of southern cities that lie at the proximity of the rivers lose the benefit of obtaining drinkable water from these rivers. It is believed that the water quality deterioration could be helped by better management of water resources in the watersheds upstream, especially in the Tigris River basin which includes several smaller watersheds of its tributaries. Diyala River basin is one of these watersheds that covers important areas in central Iraq and is thought to have some influence on Tigris water quality at its reach south of Baghdad.

The present work is an attempt to test alternative management measures of Diyala River water resources (surface and groundwater) in order to achieve an improvement in the quality of Diyala River water that joins Tigris River in the reach south of Baghdad. The method proposed is an integrated water resources management by which water resources and water demands are evaluated and aided by numerical models that can consider policy decisions. Data collection and analysis, field work (water sampling and surveying in particular), and modeling in special fields will be carried out by Iraqi experts, while aid will be required from Sandia National Laboratories of New Mexico for the training and implementation of the system dynamics modeling. A positive achievement of this application could encourage the implementation of the same modeling approach on other tributaries of Tigris which may cause further impact on Tigris River water quality.

The work is planned to continue for three years with an estimated budget of about $483,000.

1- Introduction

Iraq may be considered a fortunate country in water resources compared to other countries of the arid and semi-arid Middle East. Two important rivers, the Tigris and the Euphrates, though they originate in the heights of neighboring Turkey and Iran, flow ultimately through Iraqi territory before joining and discharging in the Gulf. Moreover, Iraq possesses groundwater resources of some potential which are not yet totally accounted for. Nevertheless, with the steady increase of Iraq water demand, the unsettled dispute among the riparian countries on the sharing of the resources of the two rivers, and the ongoing traditional methods of water resources management, Iraq may face a shortage in usable water resources in the near future unless an agreement is reached with its neighbors and a more advanced method of water resources management is practiced.

Tigris River system is a priority in Iraq, because it supplies the northern and the eastern part of the country including the capital, Baghdad. Tigris is joined inside Iraq by five main tributaries, one of which is the Diyala River. This tributary originates in the Iranian heights, passes just south of the provisional town of Sulaymania in Kurdstan and joins the Tigris just south of Baghdad (Fig.(1)). The total area of the Diyala River basin inside Iraq is nearly 17,000 km2. It can be divided into three zones: upper, middle, and lower. The river flow is controlled at present by two dams: the Derbendi-Khan Dam located at the boundary between the upper and the middle zones, and the Hamrin Dam located at the boundary between the middle and the lower zones. It is part of a national scheme that operates the country's water resources (Fig. (2)).

The middle zone of the Diyala River basin has potential groundwater resources that can play an important role in water management. Several cities and towns benefit from the river water resources as well as 14 agricultural projects that cover an area of 693,000 hectares, particularly in the middle and lower zones (Fig. (3)).

Fig

Fig. (1) Diyala River Catchments Area

Fig. (2) Water Resources Scheme of Iraq Including Diyala River basin

Fig. (3) Agricultural Projects in the Diyala River basin

# 2-Literature review

Integrated water resources management usually includes the integration of several systems that are interconnected. The dynamics of these systems may be simulated by conceptual models capable of producing output elements that could serve as inputs to a more complex systems model, which could be used to solve not only the physical behavior of water and (medium) relationship but also the integration of social, economical, and even political issues.

The basic components of the Diyala River basin management problem are: the hydrological regime of the Diyala River, the optimum operation of Diyala storing reservoirs, the effect of controlled groundwater abstraction on aquifers storage, the evaluation and expansion of water requirements for agricultural projects and other water demands, and the effects of using alternative water resources management measures on water quality of the river basin system.

2.1-Hydrological regime and reservoirs operation

The natural flow regime of Diyala River before the construction of Derbendi-Khan Dam appears in the feasibility study of the dam carried out by Harsa in 1963. Another feasibility study was produced later before Hamrin Dam construction in 1975. The Iraqi national water resources master plan prepared by the Russians (Selkhozpromexport) in 1982 contains a conclusion of hydrological background information and analysis of all Iraqi rivers. Other hydrological studies on the Diyala River catchments (including its upper part inside Iran) were fully exposed in a PhD thesis by T. Aljibory at Baghdad University in 1991. The study concentrated on water quality and sediment transport in the river system. Further, a PhD thesis at the same university by G. Alsunawi in 1985 exposed detailed water quality analyses of the lower Diyala region.

Reservoir operation has been the interest of many investigators of the Diyala River basin with emphasis on optimization techniques. One of the techniques most widely used in operation and management of water resources systems is dynamic programming. This technique has the advantage of being able to deal with discrete dynamic models. It is called Discrete Differential Dynamic Programming or (DDDP), with the objective of finding the optimal rule curves of a reservoir. The technique was applied in studying the reservoirs of the Diyala River (Derbndi-khan and Hamrin) by Hameed 1985 and Naji 1989. From his part, Hameed found that the system is safe against flood but it is inadequate during drought period. Naji moreover found that to improve Diyala River water quality by maintaining a fixed monthly discharge ends with a reduction in water supplies during the next period. In 1995, Al-Delewy developed a DDDP model for the Diyala River reservoirs in order to solve the monthly operation problem of a multi-reservoirs system for multi-purpose operation. The objective was flood and pollution control while maintaining irrigation and electric power generation requirements. Finally in 2002, Muhsun applied the DDDP model in order to determine the optimum operation policy of all Tigris reservoirs including those under construction (Bekhma and Mkhool). The optimum operation rule curve derived from the result of the optimization solution was used to develop a monthly simulation model in order to determine the real time monthly operation plan for the system with and without the dams under construction.

2.2-Groundwater resources assessment and abstraction

The first general groundwater resources assessment of Iraq was accomplished by The Ralph Parsons Engineering Company in 1957. Aquifers identification was based on the geological setting, some bore holing, and water point inventory. Due to lack of local basic data for renewable groundwater resources assessment, a rough estimate was made by relating the local water balance components to the components of an area elsewhere that was similar in physiographic features and where data are available. This study as well as the General Scheme of Water Resources and Land Development in Iraq accomplished by SELKHOZPROMEXPORT in 1982 did not refer to Diyala River basin as one unit. In the later study moreover, different reaches of the river fall within the different so called hydrogeological modulus that represent specific aquifer productivity and water quality. Studies that contain additional local field data were produced separately by several authors on parts of the basin. Part of the lower basin zone to the east and south of Hamrin Reservoir was the focus of a study carried out by Khalil and Rida in 1993. Potential groundwater utilization for agriculture and the influence of Hamrin Reservoir on the local groundwater regime was assessed. The upper zone around the lake of Derbendi-Khan is included in a study prepared by the FAO on the hydrogeology of the northern states published in 2004. Finally, the middle part and the most promising zone as far as groundwater resources are concerned were thoroughly investigated by Ahmed et al. in 2005.

Groundwater abstraction from the different zones of the basin is not developed to the point where improved management has become necessary. The present total abstraction from the middle zone was estimated by the latest mentioned study to be in the order of 13% of the zone’s renewable resources. References do not indicate that there was an attempt to simulate numerically or analytically the effect of abstraction on groundwater or the river regimes. This could become the focus of the present or future studies if water management should set a more important role to groundwater in the water resources exploitation scheme of the river basin.

2.3 Evaluation and expansion of water requirement for agriculture and other uses

Water requirements and water demand were part of the General Scheme of Water Resources and Land Development in Iraq mentioned above. The scheme which evaluated the national water demands in year 1982 presented a projection till the year 2000. An attempt to estimate the demands to the year 2050 was later made by Kharoofa in year 2002 (unpublished). According to official records in the early 1990's, agriculture is the biggest water user soaking up nearly 39.4 billion cubic meters in order to irrigate nearly 3.5 million hectares (some references put it at 3 million hectares) with only 220,000 hectares of groundwater use. The expected demand in year 2040 from both Tigris and Euphrates will reach the figure of 56 billion cubic meters. Domestic and industrial domains presently use amounts of nearly 1.5 and 3.0 billion cubic meters respectively, expected to increase to 2.5 and 3.6 in year 2040. Finally, the total water withdrawal which stands currently at 50 billion cubic meters will jump to 62 in year 2040. On the contrary the two rivers resources are expected to drop because of Turkish and Syrian projects especially on the river Euphrates which will create a water deficit of over 20 billion cubic meters in year 2040, MacQuarrie 2004 (see Figure (4)).

The Diyala River basin is part of the Tigris river system. Estimates of water demands are based on the agricultural projects that benefit from the river and groundwater resources.

# 2.4 System dynamics modeling

The use of models that can simulate the physical behavior of a system in water resources planning is not new. More recently built models take in account the trend of involving diverse group of stakeholders in the planning and decision making. The model becomes a tool that can simulate not only the natural conditions but also the alternative desires of policy makers and stakeholders. Models like that of Wallace et al. (1988), Palmer et al. (1993), Ford (1996), Stave (2003), Cartwright and Conner (2003), and Tidwell et al. (2004) are but a few examples that fall in this category. The last of those, which is an application of a system dynamics model to the middle Rio Grande in New Mexico, will be the focus of our interest in the management of Diyala River basin water resources.

System dynamics models are computer simulation tools that broadly integrate mathematical, multi-system models (hydrology, ecology, economy) with user-friendly interfaces. Virtual slider bars and switches in the interface allow users to experiment with different water management scenarios and to view the consequences projected decades into the future. Model runs take seconds, allowing users to experiment with many different alternative management approaches and to see results in real time. The models allow many different strategies to be compared, and they help educate users on associated tradeoffs and interconnections. They provide a unique vehicle for community-wide discussions on water management and for building consensus on water management strategies.

3- Objectives

In the last two decades or so, river water salinity has reached record high in the lower reaches of Tigris River south of Baghdad and especially on approaching the port city of Basra, causing local drinking water shortages. This has been mainly caused by the reduction of Tigris River flow rate reaching Iraq due to conditions of water storage and utilization in neighboring countries (especially Turkey). It is partially attributed however to the conditions and practices inside the catchments of Tigris main tributaries, among which is the Diyala River basin, which is the furthest of these catchments downstream of the main river. Often, during summer season in particular, the high water needs for agriculture in the middle and southern zones of the Diyala river catchment leaves only the Diyala River base and return agricultural water flows to mix with the water flowing in the main course of Tigris. With the dominant traditional method of furrow irrigation, the direct discharge of drainage water in the Diyala River, and the absence of a groundwater utilization plan, the Diyala River basin resources are actually far from well managed. The impact of better water resources management using an integrated approach with some alternative operation policies may well improve the condition of water availability and suitability for use in the Tigris further south. It is to be noted that alternative policies and management measures will focus on the activation of groundwater role in agriculture, rationalization of irrigation water demand, and reducing the discharge of drainage water into the Diyala River. The impact of these measures on Diyala River water quality just before it joins Tigris will be evaluated using a system dynamics model developed in collaboration with Sandia National Laboratories (New Mexico/USA).

A positive outcome of this application will encourage the use of a similar approach on the other catchments of Tigris River tributaries. Ultimately, the effect of integrated water resources management upstream on Tigris on the water quality downstream the river could virtually be assessed.

4-General statement of work

The principle objective of this work is to achieve a fruitful application of a system dynamics model that could identify alternative schemes for a successful management of the water resources of a vital river basin in central Iraq. This application requires systematic field data collection, office data analysis, model development, and data feeding to the applied model system. Important portions of the required data are already available in past records and in references; however new field surveys, especially with regard to water quality, will be needed.

The work plan is composed of four components, three of which are data collection and analysis in the various input-output elements of the water system, while the fourth is numerical\model building and operation. Work on the four components could go almost parallel, since training on model feeding and operation will be necessary in the early stages of the work plan.

4.1-Diyala River water resources and its reservoirs’ optimum operation

The basic hydrological data are those which account for the amount of surface water available within the river catchment's area. This implicitly includes several elements such as the river inflow rate from the exterior boundaries, the precipitation over the defined catchment's area inside Iraq, and the evaporation from the reservoirs and the river's studied reach. The hydraulic data however are represented by the information that describe the characteristics of the reservoirs such as the maximum and minimum capacities and the maximum capacity of the river reach. For an application of a discrete differential dynamic programming model (DDDP), both the hydrologic and the hydraulic data are required.

The objective of the work plan of this component will be:

-To optimize the operation of Diyala River reservoirs system (Derbendi-Khan and Hamrin) using historical monthly flow data for an application of (DDDP) optimization technique.

-To use the resulting data from the above application in deriving a set of release rules useful in actual operation of the Diyala river system.

- To integrate DDDP model output and release rules in development of system dynamics model.

4.1.1- Required data

To achieve the above objectives, the following data are required:

1-Precipitation and evaporation

Direct precipitation over the reservoirs and evaporation from them are basic elements in any water budgeting. The importance of precipitation varies successively with the real extent of the reservoir's water surface and wetness of the district. The importance of evaporation for the operation of any reservoir in arid and semi-arid regions is self-evident, since evaporation losses represent a major factor of lost water from the reservoir.

2-Elevation-area-storage relationship

This kind of information is usually derived from topographic maps and historical records. Sedimentation rates may be needed to account for the loss of reservoir storage with time. They are indispensable for the estimation of storage variation including the effects of both precipitation and evaporation.

3-Reservoir characteristics

Reservoir characteristics are the physical properties of the reservoir which determine its minimum and maximum capacities under which the reservoir is operated. They may include the following elements:

- Maximum capacity level or storage

-Maximum design operation level or storage

-Minimum design level or storage

-Minimum capacity level or dead storage

-Maximum and minimum permissible flow

The maximum permissible flow is that value which if exceeded will cause flood or subsequent damage downstream the river basin. The minimum permissible flow, however, is a river flow rate below which environmental degradation may appear in the river basin.

4.1.2 -Optimum operation rule curves

The continuity equation is one of several physical constraints of dynamic programming. It represents the relationship between the inflow, outflow, evaporation, precipitation and the storage at each stage. The formulated dynamic programming model has been solved by the DDDP approach to determine an optimal operation of the Derbendi-Khan and Hamrin Reservoirs using historical stream flow records.

Taking into consideration that the rule curves (upper, average and lower) should fall between the minimum and design operation storage, a computer program is used to determine these rule curves. The average rule curve has been obtained by averaging the values of the storage obtained by the model over the considered historical period; upper and lower rule curves have been derived depending on the non-exceeding probability values (90%, 10%) of the probability distribution of the optimal storage to represent the upper and lower rule curves. The normal probability distribution approach is used to determine these rule curves.

4.1.3- Monthly operating procedure

The real time monthly operation of the Derbendi-Khan and Hamrin Reservoirs will be studied by using the rule curve. The outputs of the Derbendi-Khan and Hamrin Reservoirs simulation model is:

- Reservoir storage and water level;

- Outflow from power outlet and spillway;

- Output of power generation.

The real time monthly operation of the Derbendi-Khan and Hamrin Reservoirs has been obtained by using historical monthly inflow data.The monthly operation procedure depends on the monthly rule curve, as well as on the water demand, evaporation and precipitation data.

The following procedures are used for planning the monthly operating schedule:

1- Prepare the input data, which should include the inflow, evaporation, precipitation, demands, and storage rule curve of the Derbendi-Khan and Hamrin Reservoirs. The initial storage and the water level of the reservoir at the first month are assumed.

2- Release from the reservoir an amount of water equal to the water requirement.

3- Calculate the water losses due to evaporation from the reservoir at that month.

4-Determine the amount of storage and reservoir water level at the end of that month.

5-Compare the reservoir water level with the rule curves. If it is found that the reservoir water level exceeds the rule curves, then the computed storage and water level are readjusted.

4.2- Groundwater resources evaluation

4.2.1-The state of the present data

Information concerning groundwater resources in the Diyala River basin is found in two reference materials:

1- Data on water wells drilled or dug in the past throughout the river basin. These types of data normally include information regarding the geological nature of water-bearing horizons and their hydraulic type, wells’ specific capacities, groundwater type and salinity, and occasionally aquifer hydraulic characteristics. At present, the reference of these data is the hydrogeological data bank at the Ministry of Water Resources. It is believed that the records of 380 wells drilled inside the Diyala River basin are available.

2- Data on the hydrogeological conditions of selected areas within the basin. These data appear in studies, reports, and theses which normally include some analysis of field data tests, monitoring, and sampling. Occasionally, some studies make an attempt to evaluate the renewable groundwater resources and their utilization. The following recent references may be used as references to the present proposal:

-The hydrogeological study conducted by the FAO on the northern part of Iraq and published in year 2004. The aerial coverage of this study includes the upper zone of the Diyala River basin.

-The hydrogeological study published in 2005 by a team at the General Directory of Water Resources Management on the middle zone of the Diyala River basin.

-A third study is an ongoing PhD thesis at the College of Earth Sciences/The University of Baghdad on the combined use of surface and groundwater resources of Diyala River basin.

-Another PhD thesis is being prepared at the University of Sulymania on the groundwater resources evaluation of the upper Diyala River basin zone which extends around the Derbendi-Khan Reservoir.

4.2.2- Requirement for reasonable groundwater resources            assessment

To improve the present state of available hydrogeological information, there is a need to implement a work plan of two components:

-Collection of additional field data

-Application of new methodologies for hydrogeological data analysis and groundwater assessment.

4.2.2.1- Required field data

1- A new survey of existing exploitable wells and a reasonable estimate of groundwater amount at use presently.

2- Sampling of at least 100 locations (wells and springs) with random distribution

3- Monthly piezometric level fluctuations during a period of two years in some 20 randomly distributed wells within the river basin.

4.2.2.2- Application of new methodologies for data analysis and assessment

Renewable groundwater resources need a new assessment based on recent meteorological data and piezometric level fluctuation. Water balance between input and output to the aquifer system should be determined using new water points surveys. Groundwater suitability for human, industrial, and agricultural purposes at the different reaches of Diyala River should be evaluated. Numerical groundwater flow modeling using MODFLOW (software) will have to be applied to simulate the groundwater flow system and the impact of exploitation on the piezometric level and groundwater quality.

4.2.3- Expected outcome of the groundwater work plan

- The spatial distribution of exploitable amount of groundwater and its suitability for the various types of uses (municipal, industrial, and agricultural) will be produced.

-A numerical model that can simulate groundwater piezometric level and salinity impacts under different abstraction scenarios will be developed.

-A document that includes the above mentioned outcomes including software that could produce the desired maps under different simulated conditions will be generated.

4.3 - Water demands assessment

Water demands normally fall in three categories: agricultural or irrigation requirement, public or municipal needs, and industrial water demands. Presently these three components of water demands have sharp rising trends with time in a country like Iraq which is still in the path of development. The most important water user in Iraq is agriculture which consumes nearly 90% of the water resources of the country. Growing population and urbanization are boosting the municipal water needs as well.

The Diyala River basin is one of the most important agricultural regions in the country. There are 14 agricultural projects already running within the river basin inside Iraq having an estimated total area of 693,000 hectares (Fig. (4)). More suitable lands are available but not cultivated yet. Expansion is therefore expected upon water availability for the utilization of the remaining suitable lands.

The task to be achieved by the work in this category is to compute the present and future water requirements for each of the three components based on actual field data and future needs using reasonable projection.

Fig. (4) Iraqi Water Balance 1990, 2040 (bcm)

4.3.1- Irrigation requirements

Irrigation requirements are the quantities of water needed to irrigate agricultural lands including both crops requirements (water consumptive use) and the conveyance losses.

4.3.1.1 - Data required

Data required for the computation of irrigation requirements are:

- Water consumptive use

The essential step in these computations is the determination of crop potential evapotranspiration or (ETo). The data needed for these kind of computations are basically weather data on a daily basis (temperature, net radiation, wind speed, and vapor pressure), and crop coefficient.

2- Extension of cultivated lands and crop types

Soil maps of scale 1/250000 are needed with proper soil classification. Potential land capability maps are preferred in order to delimit future possible agricultural expansion. Actual spatial field cropping and type are to be surveyed.

3-Conveyance losses

Method and extension of irrigation system used in each project is to be defined. Type of conveyance canals (earthy, lined) and lengths in each agricultural project should be provided.

4.3.1.2 - Work plan for irrigation water requirement

The following steps will be followed:

- Modified Penman equation is to be used to compute (ETo) using data from at least three main meteorological stations in the Diyala River basin.

- Crop coefficient (Kc) will be selected after defining the cropping patterns and crops intensities with reference to the General Scheme for Water and Land Development in Iraq. In this way, a value of monthly crop potential evapotranspiration, denoted as Etcrop, can be computed by simple multiplication;

ETcrop=Kc*ETo

- The net irrigation requirement of the crop (In) is calculated using field water balance which includes several field variables such as ETcrop (as defined above), the effective rainfall (Pe, from meteorological data), groundwater contribution (Ge, if any), and the stored water in the soil at the beginning of each calculation period. The net irrigation requirement will equal to:

In = ETcrop _ (Pe + Ge + Wb)

4-Field efficiency (Ea) should be determined based on the design of the project and the expected losses. This will require data on the method of irrigation and type of the conveyance system as mentioned earlier.

5-Gross irrigation requirement (Ig) will then be computed by dividing the net irrigation requirement by the field efficiency:

Ig = In / Ea .

6-Actual spatial extension of each crop pattern and intensity in the field will be needed. The determination of these variables will have to be carried out through field surveys during the execution of this work.

7-Unified soil legend map of scale 1/250,000 will have to be prepared for the whole Diyala River basin using former surveys from which a land capability map will be produced to project future possible expansion of cultivated lands that may implement more irrigation water requirements.

4.3.2- Municipal water requirement

Water demand for municipal purposes is usually a function of population and development. There are standards for the per capita consumption in rural and in urban habitations. The most recent population census for the Diyala River basin will be used to estimate and then project domestic present and future water demands.

4.3.3- Industrial water demands

Water demands for industrial purposes are highly variable and depend largely on the presence and the nature of the industries that benefit from the Diyala River directly or from the groundwater resources of the basin. Documented records of these industries as well as new field surveys could be used

In cooperation with Sandia National Laboratories of New Mexico, a system dynamics model will be built for the Diyala River basin system. The model will in the first stage quantify the inflow and the outflow to the system. In the second stage, water quality will be introduced along with possible sources of water quality degradation. In both stages alternatives will be proposed with the objective of improving water quality downstream in the Diyala River before confluence with Tigris River. The preparation of such a model however will only be possible upon the following:

1-Collaboration with Sandia National Laboratories;

2-Training of four people on the model building process and operation by Sandia's experts;

3-Achieving the work plan models and data computation of all the other components of the project.

5- Experimental design and procedure

5.1-Work activities

Five different activities are involved:

-Data records collection and analysis

-Field surveys for the purpose of acquiring unified database

-Training on system dynamics modeling

Simulation and model building

-Application of system dynamics model (building and operation)

5.2- Procedure and implementation of activities

5.2.1-Data records collection is required by three work components

These include Diyala River surface water resources and reservoirs operation, groundwater resources evaluation, and water demands computations. The team leader of each work component will need an assistant in the follow up process of information gathering from the references and from the responsible agencies. Analysis of data will be carried out using a PC for each component team leader.

5.2.2-Field surveys will be needed for:

-Groundwater sampling for water quality distribution

-Surface water sampling

-Groundwater level monitoring in a network of wells

-Actual crop pattern distribution surveys

-Industrial activities survey along the length of Diyala River

Each of these activity will be performed by responsible component team and coordinated by the PI of the project.

5.2.3-Simulation and model building

In principle three models will be built:

- A DDDP model for reservoirs operation in the Diyala River system

- A MODFLOW with solute transport capability for the groundwater system body

- A system dynamics decision support model

5.2.4-Training on system dynamics modeling

For the implementation of a system dynamics model to the Diyala River basin, a training course is needed for four of the team members responsible of the activities and two of their assistants for a period of two months. This could be carried out by Sandia National Laboratories either at Amman/Jordan (in cooperation with the Jordanian RSS in Amman) or at the Laboratory in New Mexico. Sandia will be requested to make the arrangements and to provide the training and the software.

5.2.5-Building and operation of the model

The final stage of the work will be the application of a system dynamics model of the Diyala River basin. This will be supervised at the first stage by Sandia National Laboratory experts and later carried out by the trained Iraqi experts.

The project team is composed of experts from diverse agencies:  The Water Resources Ministry and Baghdad University. They will work as a team on their personnel capacities. Therefore experts as well as assistants will be paid from the project budget for their efforts in the corresponding tasks.

6-Work Plan Timing

1st year                              second year                           third year

| Work Component | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1- Assessment of Diyala River Resources and Reservoirs Operation: -Data records Collection. -Field data Collection -Building DDDP model for Derbendi-Khan and Hemrin. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2-Ground Water Recourses Assessment: -Office Data analysis. -Field data Collection. -Numerical modeling ( MODFLOW) and application |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3- Water Requirements and demands: -Meteorological data collection and analysis -Soil mapping and agricultural projects distribution -Field survey and actual cropping. -Industrial activities and water quality. -Computation of agricultural water need. -Computation of water demand for all Diyala River basin. 4- System Dynamic model training. 5- System dynamic model application and calibration 6- Report writing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

7 - Project personal:

7.  1-Sadik Bakir Jawad / Principal Investigator

Degrees and Certificates obtained: BS in Geophysics from the Pennsylvania State University/USA in 1965,  DEA in Hydrogeology from the University des Sciences et Techniques du Languedoc/Montpellier/France in 1972, Docteur de Specialite de Geologie Appliquee/option Hydrogeology from the University des Sciences et Techniques/Montpellier/France in 1975.

Administrative positions:  Head of Water Resources Division in the Council for Scientific Research between 1983 and 1989, Head of Groundwater Studies Division at the Ministry of Irrigation between 1990 and 2003, Director of the National Groundwater Studies Center at the Ministry of Water Resources in 2004.

Professional Experiences: Practical experience is mainly in the field of groundwater resources evaluation, groundwater pollution and related problems, artificial recharge, groundwater level control, and groundwater modeling. Tasks involved heading of research teams in 14 different projects in different parts of Iraq: the western desert, north Jazira, Erbil plain, Kirkuk and Altun Kupri plains, Bahr Al najef, Safwan area, etc. Further tasks involved the preparation of strategic studies regarding the national policies for groundwater exploitation and protection, the planning of ways to improve groundwater resources development, and building of national monitoring and data base systems.

Publications: More than 25 papers are published in scientific journals between 1980 and 2000. An equal number of studies are published as reports and strategic studies between 1970 and 2003 (list can be provided separately).

Educational experience: Educational experience includes courses taught at the University at both the undergraduate and the graduate levels for engineering and earth sciences students during the years 1978-1980, and 1993-1994, supervising postgraduate students included five theses for the PHD degree and ten for the MSC degrees between 1986 and 2004.

Special experience: Special experience was acquired while working during 2002-2004 as a team member of the technical team composed of Iraqi and international experts responsible for the preparation of Iraqi replies on the environmental claims submitted by countries affected by the second Gulf War. The contribution was with regard to groundwater pollution and depletion issues

Languages: English and French. In addition to the Arabic mother tongue.

Contacts:  E-mail sbjawad@yahoo.com

Cell phone ++964 7901 410 395

Present task: Dr. Sadik will be in charge of the project as principal investigator. He also will deal with the groundwater resources issue, and the implementation of the system dynamics model on the Diyala River basin.

7.2- Ahmed Abdul Saheb Mohammed Ali

Date and Place of Birth:  June/1st./1949, Iraq

Marital Status: Married

Languages:  Arabic (mother tongue) and English (reading and writing fluently)

Degrees and Certificates obtained

| Name of School | Location | Date From | Date To | Diploma |
| --- | --- | --- | --- | --- |
| University of Newcastle upon Tyne | England, U.K | Oct., 1973 | May, 1978 | Ph.D. |
| University of Newcastle upon Tyne | England, U.K | Oct., 1972 | Sep., 1973 | M.Sc. |
| Engineering College, University of Baghdad | Baghdad, Iraq | Oct., 1967 | July, 1975 | B.Sc. |

Field of study:

Ph.D.    (Civil Engineering / Hydrology – Water Resources)

M.Sc.   (Civil Engineering / Hydrology)

B.Sc.    (Civil Engineering)

Position Title

Listed chronologically beginning with the most recent employment:

| Name of School Agency or Firm | Position Title | Date From | Date To |
| --- | --- | --- | --- |
| University of Baghdad, Iraq | Full Professor | June, 1995 | Up to the Present |
| University of Baghdad, Iraq | Asst. Professor | July, 1986 | June, 1995 |
| University of Baghdad, Iraq | Lecturer | Oct., 1978 | July, 1986 |
| Gen. Dir. of Roads and Bridges Construction | Civil Engineer | Dec., 1971 | Aug., 1972 |

Academic work

## University teaching, 1978 – till now including:

## Undergraduate Level:  Engineering Hydrology, Water Resources, Flood Control, Groundwater Hydrology, Engineering Analysis, Engineering Statistics, and Numerical Methods, Environmental systems

## Graduate Level: Advanced Hydrology, Water Resources, System Analysis, Engineering, Quantity analysis, Advanced Statistics, Stochastic Hydrology and optimization.

Supervising the research work (theses and dissertations) of 35 M.Sc students and 6 Ph.D. students. Published research work , more then 36 paper publish in different International and local journals

Membership

-Consulting Member on World Bank.

-Consulting Member on Engineering Consulting Bureau, Baghdad

University.

-Consulting Member on Iraq Water Resources.

-Consulting Member on Iraq High Dams.

-Consulting Member on Reservoir Operation Rules.

-Consulting Member on Selection of Site / Nuclear Power Plant

Location.

Consulting Activities:

- Hydraulic and hydrology study for Al-Adheem Dam.

- Study and design of power generation Aziziya evaporation basin project from Al-Adheen Dam.

- Hydraulic and hydrological study of Makhol Dam.

- Studies and design of Altun-Kopri Dam.

- Studies and design of Horan Dam.

- Studies and design for small Dams in Western.

- Waste water evaporation pond.

- Design of weir for power generation at Sammara.

- Hydraulic and hydrology study for Al-Rassafa water  treatment plant.

- Hydraulic and hydrology study for Salah Al-Deen thermal power station.

- Khassa Dam Project hydrologic study.

- Diyala Weir Engineering services Design and Construct.

Mailing Address: Department of Water Resources Engineering, College of Engineering/ Baghdad University, P. O. Box 47024, Jadiriye, Baghdad. Iraq

E-mail:  drahmedmali@yahoo.com

Telephone: Iraq, Baghdad, 5375758

Present Task: Dr. Ahmed will be in charge of the hydrological data analysis and reservoirs operation, building and operation of a DDDP model, and participating in the implementation of a system dynamics model.

7.3- Wasfi  Abdul Amir

Degree obtained: M.Sc in irrigation and drainage engineering (hydraulic engineering) from the University of Baghdad in 198

Position: Senior chief engineer at the General Directorate for Engineering Designs.

Professional carrier: Joined the Ministry of Water Resources in 1987.

Between 1987-1999 his work was essentially the preparation of feasibility study reports ,planning reports ,and technical reports to a large number of projects such as East Gharraf , Kut – Butaira , Tigris – Euphrates main outfall drain  Basrah water project , Makhool dam , Balajo – Khanaqin , Shatt al Arab , West  Gharraf , Middle Tigris , and others.

These reports included the hydrological conditions, the calculation of water requirements, and the economical analysis of the projects.

Between 1999-2002, he was the chief of the Studies Section  at Al-Furat General Company working on preparing large numbers of feasibility studies, planning reports, technical reports and other studies.

During the year 2002-2003 he was the chief of the Design Section at the same company.

Finally, between 2003 up to now he has been working on The Studies and Designs Center at the General Directorate for Engineering Designs.

Other activities: He is a member of The Iraqi Engineering Union since 1982.

He has many technical papers and articles. He participates in many technical works with others, he also lectures in the continuous training courses at the Ministry of Water Resources.

Present Task: Mr. Abdul Amir will deal with the issue of water requirement and demand in the Diyala River basin. Also he will be in charge of model calibration.

7.4-Ibrahim jafar Mohammad

Degree obtained: D.Sc. in Agricultural sciences (soil) from The State University of Ghent, Belgium in 1988.

Position: Expert in soil surveying, Director of The Environmental Studies Center

Professional experience: research and studies works on the Iraqi soils, his most prominent publications and soil studies are the followings:

Characteristic, formation, and classification of alluvial soils of Naft valley in mendeli area, Iraq, journal of soil sciences, vol.1 no 1, 2001

-Soil of Adhaim area and their land suitability for wheat and spring maize production. Iraqi Journal for Agriculture (special issue) vol. 7, no.2, 2002

-Clay mineralogy and K-fixation by some soils from Iraq, College of Agriculture, Anbar University, conference proceeding 30-31 March 1998

-Soils of Um-Al –Akaf (south of Iraq) Bureau of Agriculture research, Baghdad, 1993

-Soils of Al-Shafi (marsh area Basrah), General Center for Water Resources and Soil Research, Baghdad, 1998

-Soil map of Iraq, Left Adhaim River, General Center for water resources Research, Baghdad, 1999

-Soil map of Iraq, project of east Saadia and Tel saeda, 2000

8 -Deliverables

A report containing data, analysis, as well as the findings regarding each work component of the plan will be delivered at the end of the project. A calibrated system dynamics model of the Diyala River basin will be available for the implementation of integrated water resources management of the basin. The six trained staff will be able to apply the new methodology on other basins within Iraq.

9 -References

- Adnan M.Ahmed, Mohammad I. Abdul Razzak, Khalid S. Daud, 2005 Hydrogiological study of the upper, reach of Diyala River. Report in Arabic, The Ministry of Water Resources – Baghdad,151P

- AL – Delewy A.H. 1995. Optimization of the operation of a complex waters resources system with application to the Diyala River system, Ph.D. thesis, Building and Construction Engineering Department, University of Technology, Iraq.

- Al- Jibory T.1991.Geomorphology and hydrology of Diyala River basin, Ph.D. thesis, Department of Earth Sciences, Baghdad University , Iraq

- Al-Sunawi G.1985 .Hydrochemistry of Diyala River, Msc thesis ( in Arabic), Department of earth Sciences, Baghdad University, Iraq

- Hameed A.S. 1986. Operation rules for Durbandi – Khan and Hemrin resvoir, M.Sc. Thesis, Irrigation and Drainage Department, College of engineering, University of Baghdad, Iraq.

- Food and Agriculture organization of the United Nations 2004. Hydrogeology of Northern Iraq.

- Khalil S. and Ridha S.1993.The effect of Hamrin reservoir on the adjacent groundwater body, report in Arabic, Al Furat Center for Studies and Design of Agricultural Projects, Iraq

- Kharoofa N.1999, Future water demands in Iraq and their optimal use, Report in Arabic (unpublished), 21P.

- MacQuarrie, Patrick 2004. Water security in the Middle  East/Growing conflict over development in the Euphrates and  Tigris basin, M.Phil thesis,  Trinity College, Dublin

- Muhsun, S. S. 2002. The effect of the under constructions reservoirs on the optimum operation of the Tigris River system, University of Technology, Baghdad, Iraq.

- Naji, T. 1989. Optimal operation of Darbandi – Khan – and    Hemreen reservoirs with environmental consideration,  University of Baghdad, Iraq.

- The Ralph M. Parsons Engineering Company, 1957. Groundwater

resources of Iraq. Development Board, Ministry of Development

Government of Iraq.

13- Selkhozpromexport, 1982. General Scheme of Water Resources and

Land Development in Iraq. Moscow – Baghdad.

14- Tidwell, V.C., Passell H.D., Conrad, S.H.,Thomas, R.P. 2004. System dynamics modeling for community – based water planning:

Application to the middle Rio Grand Aquatic Sciences 66:357 – 375p.

10 -Budget

Budget is composed of the following items:

1-Research expenses

Four experts half time salaries ($ 600/month/person) + four assistants ($300/month/person) for the project period of three years ……………$129600

2-Equipment

Four computers+ accessories……………………………………….… $ 10000

3-Software

Four copies of Powersim studio expert…………………………………..$8000

4-Travel inside Iraq for field work (water sampling, surveying, piezometric head monitoring, etc)……………………………………………………………….. $ 13000

5-Water quality analysis (150 samples of surface and groundwater)………...…$ 6000

6- Office space, office expenses (half time)…………………………………...$ 10800

7-Travel and lodging for 6 trainees (4 staff+ 2 assistants), 10 days, 6 trips ….. $36000

8- Miscellaneous expenses (printing of maps, publication)…………………... $10000

9-SNL laboratory training staff………………………………………………. $180000

10- SNL travel expenses…………………………………………………….…$ 30000

11- Cooperation with RSS in Jordan…………………………………………....$50000

Total…………………………………………………………………………   $483400

# Text boxes

Diyala Weir

Hemreen Dam

Derbendi-Khan Dam