Central Subway

San Francisco, California

(November 2006)

The San Francisco Municipal Railway (Muni) and the San Francisco County Transportation Authority (SFCTA) are planning the Central Subway project, a 1.7-mile extension of the Third Street light rail transit (LRT) line (currently under construction) from its termini at Fourth and King Streets, north under Market Street and into Chinatown in the San Francisco central business district (CBD).  Three new stations would be constructed along the Central Subway alignment and four light rail vehicles would be purchased to augment the existing fleet.  When completed,  the combined Third Street LRT / Central Subway project would provide a continuous 7-mile light rail system connecting the heavily transit-dependent communities of Bayshore in the south with Chinatown in the north, restoring a continuous transportation link that was lost when the Embarcadero Freeway was destroyed by the Loma Preita earthquake in 1989.

The Financial District, Union Square, and Chinatown have a very high level of existing transit service.  Bus routes that serve the project corridor operate on two-minute headways during peak hours and typically carry passenger loads which are at or above capacity.  Currently, commuter rail passengers from the south must board these crowded buses operating on congested roadways or walk over a mile from the CalTrain Station to reach the CBD.  The Central Subway project would provide a high-capacity rapid transit link between these areas.  Implementation of the Central Subway project is further expected to help carry large crowds attending events at the Moscone Center and SBC Park (home of the San Francisco Giants) and support redevelopment opportunities in the South of Market area (SOMA).

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 1.7 Miles 3 Stations |
| Total Capital Cost ($YOE): | $1,410.75 Million (includes $152.5 million in finance charges) |
| Section 5309 New Starts Share ($YOE): | $762.20 Million (54.0%) |
| Annual Forecast Year Operating Cost: | Not Available |
| Ridership Forecast (2030): | 44,700 Average Weekday Boardings |
|  | 21,500 Daily New Riders |
| FY 2008 Local Financial Commitment Rating: | Medium |
| FY 2008 Project Justification Rating: | Medium-High |
| FY 2008 Overall Project Rating: | Medium |

Division H of the Consolidated Appropriations Act, 2005, includes language directing FTA to permit Muni to use local funding expended for the construction of the Third Street LRT project as match for the Central Subway.  This action reduces the overall New Starts share from 54 percent for the Central Subway project alone to less than 38 percent of the cost of the combined projects.

The project has been in preliminary engineering (PE) for over four years.  The project’s opening year has slipped by nearly the same amount of time, while significant uncertainties regarding the project’s scope and financial plan remain.   Muni must identify an implementable project scope and realistic schedule for completing PE and securing necessary local funding commitments, and further clarify the operations and maintenance (O&M) cost assumptions used to calculate project cost effectiveness, by September 30, 2007 or be removed from PE status.

Project Development History and Current Status

In October 1996, Muni began preparation of a Draft Environmental Impact Statement (EIS) for the Third Street/Central Subway light rail line.  Because of their phased implementation, the two segments are considered separate projects, and FTA issued a Record of Decision on the Third Street alignment in 1998.   FTA approved the Central Subway project into PE in July 2002.  Since then, Muni has modified the project alignment and examined alternative tunneling scenarios.  Muni is currently undertaking a value engineering study to examine ways to lower the project’s total capital cost, which is likely to result in further scope changes that are not reflected in this evaluation.  NEPA work had been suspended, but a Supplemental Draft EIS is expected to be initiated in late 2006, with completion anticipated by mid-2008.

Significant Changes Since FY 2007 Evaluation (November 2005)

Muni revised the project’s capital cost estimate to reflect increased finance costs; a revised construction schedule; added contingencies; a higher inflation rate; and a more comprehensive construction cost estimate.   Muni further changed the operating plans for the project and its baseline alternative to reflect anticipated operation of the Third Street LRT opening in 2007.  The systemwide O&M cost estimate used in calculating project cost effectiveness and operating efficiencies has changed significantly as a result of the new operating plans, and has not been fully justified.  Muni also used updated 2030 regional land use forecast to support the project’s travel forecast.

Project Justification Rating: Medium-High

The project is rated Medium-High based on a Medium-Low rating for cost effectiveness and a High rating for transit-supportive land use.

Cost Effectiveness Rating: Medium-Low

The Medium-Low cost effectiveness rating reflects the level of travel-time benefits (7,800 hours each weekday) relative to the project’s annualized costs.  Given the uncertainty of the project scope and the assumed systemwide O&M costs, this estimate of project cost effectiveness carries considerable risk.

| Cost Effectiveness |
| --- |
| Cost per Hour of Transportation System User Benefit Incremental Cost per Incremental Trip | New Start vs. Baseline $25.12* $9.78 |

* Indicates that measure is a component of Cost Effectiveness rating.

The Central Subway provides a new direct transit link between the San Francisco CBD and southeastern San Francisco, and provides an improved connection between these areas and CalTrain and other commuter services from the region’s South Bay area.  Without the Central Subway, commuters from Mission Bay, Bayview, and the South Bay destined for Chinatown and Union Square must travel along the circuitous Embarcadero alignment to reach Market Street on the far eastern end of the CBD, or transfer to local bus service at King Street.  The proposed project provides a more direct connection to downtown and eliminates transfers for riders originating within the City; fully one-third of work trip benefits are attributable to this market.  The project also generates a significant level of travel time benefits for reverse commute trips to industrial areas in the Third Street corridor.  Approximately 85 percent of forecast benefits are attributable to San Francisco residents; the remainder of benefits accrue to residents from other jurisdictions in the region taking advantage of improved LRT connections to CalTrain and BART.  Over 40 percent of benefits accrue to low-income households.

The current capital cost estimate is considered reliable and includes sufficient contingencies provided that identified cost reduction measures are realized.  These measures are expected, however, to result in significant scope changes and the need for additional environmental review.

Transit-Supportive Land Use Rating: High

The High land use rating is based upon the High ratings assigned to existing land use and performance of land use policies, and the Medium-High rating for transit-supportive land use plans and policies.

Existing Land Use: High

- Population density is approximately 53,600 people per square mile in the corridor, and total employment in project station areas is approximately 217,600 jobs.

- The San Francisco CBD is the densest and most transit accessible downtown on the west coast.  Union Square is the primary retail district in the city with dense pedestrian and transit-oriented development.  Chinatown has extremely dense concentrations of residential units, retail, and some office and small-scale industrial uses.

- Available parking in the corridor is generally on-street, with some off-street parking for commuters and city-owned parking garages for commuters and shoppers.  The daily cost to park in city-owned lots in the corridor is high, ranging from $20 to $30 per day.

Transit-Supportive Plans and Policies: Medium-High

- While the city and entire Bay Area have a number of physical constraints to growth such as topographical limitations, it does not have a unified or enforceable growth management policy.

- San Francisco’s General Plan has long encouraged higher-density and transit-oriented development.  The city is undertaking additional planning initiatives to focus higher-intensity growth in transit corridors. The city is considering zoning changes that would require residential community-oriented retail development near transit nodes.

- The city’s zoning regulations are intended to maintain a medium to high-density profile and scale, with a mixture of land uses in many areas.  The city’s plan generally supports transit-supportive densities. There are no minimum parking requirements or off-street parking provisions in the CBD and other major employment areas.

- The City of San Francisco Redevelopment Agency employs a number of special tools to help implement land use policies contained in the city’s General Plan such as tax increment financing, special land acquisition rules, and special land assembly abilities.

- San Francisco’s existing land use pattern includes the densest development along its major transportation corridors.  The objective of the City Planning Department and directing codes and ordinances is to reinforce this pattern of development along corridors that have high transit capacity such as the Central Subway corridor.  Thus, land use planning in the Central Subway corridor is focused more on the corridor and neighborhood level than around individual stations or stops.

Performance and Impacts of Policies: High

- The existing high-density development and pedestrian accessibility in the City of San Francisco demonstrates the strength of city policies and market forces at achieving transit-oriented intensities and urban design.  The number of jobs in the San Francisco CBD has doubled since the 1970s with no increase in the volume of traffic entering the area.

- The South of Market area within the New Central Subway corridor is expected to experience strong growth over the next two decades, with high density residential, high-tech office, and a variety of retail uses continuing to fill in sites formerly occupied by industrial uses.

Other Project Justification Criteria

| Mobility Improvements Rating: Medium-High |
| --- |
| Within ½-mile radius of boarding areas: Existing Employment Projected Employment (2030) Low Income Households (% of total HH) Average Per Station: Employment Low Income Households Transportation System User Benefit Per Project Passenger Mile (Minutes) | 217,600 350,500 6,400 (19%) 72,500* 2,100* New Start vs. Baseline 2.68* |
| Environmental Benefits Rating: High |
| Criteria Pollutant (Reduction in tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds (VOC) Particulate Matter (PM10) Carbon Dioxide (CO2) Criteria Pollutant Status Carbon Monoxide (CO) 8-Hour Ozone (O3) Annual Energy Savings (million British Thermal Units) | New Start vs. Baseline 1 9 3 0 429 EPA Designation Maintenance Area* Marginal Non-Attainment Area* 4,079 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.773* | New Start $0.773* |

* Indicates that measure is a component of rating for each criterion.

N/A indicates information was not available for this entry.

# Local Financial Commitment Rating: Medium

The Medium local financial commitment rating is based on the Medium rating for the capital finance plan and the Medium ratings for the New Starts share of project costs and the operating finance plan.

Section 5309 New Starts Share of Total Project Costs: 54%

Rating: Medium

Division H of the Consolidated Appropriations Act, 2005, permits Muni to use non-New Starts funds expended for the Third Street LRT project as match to the Central Subway.  While the New Starts share rating reflects the Central Subway project alone ($1,410.7 million), the legislative language lowers the New Starts share to approximately 38 percent of the total costs of the combined Third Street/Central Subway project ($2,010.7 million).

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts STIP Funds | $762.20 $92.20 | 54.0% 6.5% |
| State: Traffic Congestion Relief Plan | $14.00 | 1.0% |
| Local: Proposition B/K Sales Tax Funds Other Local Sources | $126.00 $416.35 | 8.9% 29.5% |
| Total: | $1,410.75 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of the figures may differ from the total as listed due to rounding.

*STIP funds are state-administered Federal flexible funds augmented by state gas tax and other revenues.  These funds are passed from the state to local transportation agencies as STIP funds, but all Federal requirements apply.

# Capital Finance Plan Rating: Medium

The capital finance plan is rated Medium based upon the average of the subfactor ratings.  The commitment of capital funds subfactor was rated High; the capital condition was rated Medium-High; the completeness subfactor was rated Medium; and the capital funding capacity subfactor was rated Low and the capital cost estimates and planning assumptions was rated Medium-Low.

#### Agency Capital Condition: Medium-High

- The average age of Muni’s bus fleet is 5.4 years, which is younger than the industry average.

- Muni’s good bond ratings, which were issued in June 2005, are as follows: Moody’s Investors Service Aa3, Standard & Poor’s Corporation AA, and Fitch AA-.

#### Completeness of Capital Plan: Medium

- The capital plan was reasonably complete and included a 20-year cash flow statement, a fleet management plan, five years of historical data, and a sensitivity analysis.  However, the capital plan omitted some explanatory details such as identification of a funding source for $418 million of the non-New Starts share of project costs.

#### Commitment of Capital Funds: High

- Over 50 percent of the Non-Section 5309 New Starts funds (Muni Third Street Light Rail and New Central Subway) have been committed and budgeted.  Sources of funds include state transportation improvement program funding, traffic congestion relief funding and proposition B and K sales tax revenues.

#### Capital Funding Capacity: Low

- The project’s financial plan does not specify how Muni intends to pay for the $416.4 million local funding shortfall and, therefore, does not provide for any additional funding capacity to cover additional cost increases or funding shortfalls.

#### Capital Cost Estimate and Planning Assumptions: Medium-Low

### Several revenue assumptions are considered optimistic compared to historical data including Federal Section 5307, Section 5309 fixed guideway modernization, and CMAQ funds.  Proposition K revenue assumptions are shown inconsistently throughout the plan, sometimes as YOE dollars and sometimes as current year dollars.

### Assumptions regarding project financing were lacking detail.  The availability of recently-passed statewide bonding revenues for the project was not substantiated with supporting documentation.

### Despite the project being in preliminary engineering for over four years, there remains substantial uncertainties regarding the project’s scope.

#### Operating Finance Plan Rating: Medium

The operating finance plan is rated Medium, based upon the averaged ratings of the five subfactors listed below.  The commitment of operating funds subfactor was rated High; completeness of the operating plan rated Medium-High; operating condition was rated Medium; the operating cost estimates and planning assumptions subfactor was rated Medium-Low; operating funding capacity was rated Low.

#### Agency Operating Condition: Medium

- Muni’s current ratio of assets to liabilities as reported in its most recent audited financial statement is 1.55.

- Muni is undergoing experienced some service cuts in 2005 and 2006.

#### Completeness of Operating Plan: Medium-High

- The operating plan was complete and included a 20-year cash flow statement, more than five years of historical data, identification of key assumptions, a moderate level of detail, and a sensitivity analysis.

#### Commitment of Operating Funds: High

- Over 75 percent of operating funding is committed.  The main revenue sources are fares, parking fees, General Fund contributions, and sales tax and fuel assistance revenues.

#### Operating Funding Capacity: Low

- The project’s financial plan does not show projected reserve accounts and/or access to credit that could help fund operating funding shortfalls.  The plan projects operating deficits in years 2011 to 2025.

#### Operating Cost Estimates and Planning Assumptions: Medium-Low

- The operating plan assumes that the systemwide operating cost will decrease with the implementation of the project, and this has not been substantiated.   The operating plan assumes frequent fare increases that differ from history.  However, the project has only a minimal impact on overall system-wide operating costs.

- Other assumptions are generally in line with historical experience.

Map