Performance Expedition Reports

Expedition Name: Performance

1. Subproject Name: Performance Analysis

Partners (funded and unfunded): Valerie Taylor (Texas A& M)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 2 | Performance Analysis | Tue 10/1/02 | Tue 9/30/03 | Working with the MEAD expedition | Taylor (Texas A&M) |
| --- | --- | --- | --- | --- | --- |
| 3 | Make PAIDE available to the Alliance community | Tue 10/1/02 | Tue 12/31/02 | Completed. See the link Prophesy of Tools webpage. |  |
| 4 | Begin analyzing the MEAD codes; explore the use of data partitioning for distributed systems with the MEAD codes | Tue 10/1/02 | Tue 12/31/02 |  |  |
| 5 | Make Prophesy Database available to the community; continue work with MEAD codes | Wed 1/1/03 | Mon 3/31/03 | Completed. See the link Prophesy of Tools webpage. |  |
| 6 | Release the automated modeling component of Prophesy to the community | Tue 4/1/03 | Mon 6/30/03 | Completed. See the link Prophesy of Tools webpage. |  |
| 7 | Obtain initial performance analysis and static load balancing results from the MEAD codes | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 8 | Continue work with different modeling techniques to be incorporated into Prophesy; continue work with the MEAD codes | Tue 7/1/03 | Tue 9/30/03 |  |  |

User communities

MEAD expedition

Technical Reports and Publications

- Valerie Taylor, Xingfu Wu, Jonathan Geisler, and Rick Stevens, Using Kernel Couplings to Predict Parallel Application Performance, Proc. of the 11th IEEE International Symposium on High-Performance Distributed Computing (HPDC 2002).

- Prophesy:  An Infrastructure for Performance Analysis and Modeling of Parallel & Distributed Applications, Research Exhibit, SC2002.

- Z. Lan and V. Taylor, A Novel Dynamic Load Balancing Scheme for Parallel Systems, Journal of Parallel and Distributed Computing, vol 62/12 pp. 1763 - 1781, 2002.

- Z. Lan and V. Taylor, Exploring Cosmology Applications on Distributed Environments, To Appear in the Journal of Future Generation of Computer Systems, 2003.

- Valerie Taylor, Xingfu Wu, and Rick Stevens, Isocoupling: Measuring and Predicting the Performance of Parallel and Grid Applications, Technical Report.

2. Subproject Name: PAPI

Partners (funded and unfunded): Jack Dongarra (UTK)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 9 | PAPI | Tue 10/1/02 | Tue 9/30/03 | Collaborating with NCSA to support use of PAPI and PAPI-related tools by the Community Application Codes Expedition. | Dongarra (Tennessee), Moore (Tennessee) |
| --- | --- | --- | --- | --- | --- |
| 10 | Port PAPI to the Intel Itanium2 (McKinley) processor | Tue 10/1/02 | Tue 12/31/02 | Initial port has been completed and was included in PAPI 2.3.1 released in November 2002. The Itanium2 port will be further refined for the PAPI 3.0 release. |  |
| 11 | Complete the PAPI User's Guide | Tue 10/1/02 | Tue 12/31/02 | Completed and and released with PAPI 2.3.1. |  |
| 12 | Release PAPI version 3 | Tue 12/31/02 | Tue 12/31/02 | Still under development. PAPI version 3 is a complete rewrite that will be more flexible and have lower overheads than the current version. We backed off to release 2.3.1 for November 2003. We hope to release version 3 beta by May 2003. |  |
| 13 | Add multiprocess capability for the Dynaprof dynamic instrumentation tool | Wed 1/1/03 | Mon 3/31/03 |  |  |
| 14 | Compare counting vs. sampling modes of using the Itanium processor performance monitoring unit | Wed 1/1/03 | Mon 3/31/03 |  |  |
| 15 | Investigate the use of Event Address Registers and event qualification | Wed 1/1/03 | Mon 3/31/03 |  |  |
| 16 | Design and implement a papirun utility | Tue 4/1/03 | Mon 6/30/03 | Started. |  |
| 17 | Prototype implementation of new PAPI features | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 18 | Release PAPI 3.5 with additional features; Document thef use of PAPI and related tools with applications | Tue 9/30/03 | Tue 9/30/03 |  |  |

User communities

Community Application Codes expedition

Technical Reports and Publications

- Jack Dongarra, Allen Malony, Shirley Moore, Philip Mucci, and Sameer Shende,   "Performance Instrumentation and Measurement for Terascale Systems",  submitted to International Conference on Computational Science (ICCS 2003)

- Jack Dongarra, Kevin London, Shirley Moore, Philip Mucci, Daniel Terpstra,   Haihang You, and Min Zhou, "Experiences and Lessons Learned with a Portable   Interface to Hardware Performance Counters", International Parallel   and Distributed Processing Symposium (IPDPS 2003), Nice, France,   April 2003 (to appear)

3. Subproject Name: Performance Tools for Parallel and Grid Computing

Partners (funded and unfunded):  Dan Reed (UIUC/NCSA)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 19 | Performance Tools for Parallel and Grid Computing | Tue 10/1/02 | Tue 9/30/03 |  | Reed (UIUC/NCSA) |
| --- | --- | --- | --- | --- | --- |
| 20 | Deploy latest version of SvPablo on IA-64 clusters | Tue 12/31/02 | Tue 12/31/02 | Completed. |  |
| 21 | Port the PCF tool to the IA-64 environment | Tue 10/1/02 | Tue 12/31/02 | Not completed; some additional tests with PCF on IA-64 are needed; a more realistic completion date would be 2/28/03. |  |
| 22 | Present mini-tutorials on SvPablo and PCF to Alliance users | Tue 10/1/02 | Tue 12/31/02 | Partially complete; I believe that the two Expedition events that are being programmed for April would be our best chance to complete it (by 04/30/03) |  |
| 23 | Perform SvPablo instrumentation and characterization of TPM code | Wed 1/1/03 | Mon 3/31/03 | Started as scheduled |  |
| 24 | Install PCF at NCSA's IA-64 cluster | Wed 1/1/03 | Mon 3/31/03 | Not started because it depends on task-21. |  |
| 25 | Update SvPablo installation, compatible with PAPI-3.0 | Wed 1/1/03 | Mon 3/31/03 | Not started because it depends on task-12. |  |
| 26 | Improve TPM code performance | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 27 | Perform SvPablo instrumentation and characterization of nano biology code | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 28 | Instrument PCF and conduct I/O characterization of AIPS++ | Tue 4/1/03 | Mon 6/30/03 | Started before the planned starting date. |  |
| 29 | Update of SvPablo and PCF installations on NCSA's IA-64 cluster | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 30 | Improve nano-biology code performance; improve AIPS++ I/O performance; update SvPablo and PCF installations on NCSA's IA-64 cluster | Tue 7/1/03 | Tue 9/30/03 |  |  |

User communities

Technical Reports and Publications

- Charng-da Lu and Daniel A. Reed, "Compact Application Signatures for Parallel and Distributed Scientific Codes," Proceedings of SC'2002,Baltimore, MD, November 2002. Supported by NSF under grants EIA-99-72884,ASC-97-20202 and Alliance PACI cooperative Agreement, and by DOE under contracts W-7405-ENG-36, LLNL-B341494, DEFC02-01ER41205 and LLNL B505214.

- Celso L. Mendes and Daniel A. Reed, "Monitoring Large Systems via Statistical Sampling," Proceedings of LACSI Symposium 2002, Santa Fe,NM, October 2002. Supported by NSF under grant EIA-9975020 and by DOE under contract W-7405-ENG-36.

- Daniel A. Reed, Celso L. Mendes and Charng-da Lu. "Intelligent Grid Application Tuning and Adaptation". Chapter in Foster & Kesselman "The Grid: Blueprint for a New Computing Infrastructure", 2nd edition, 2003 (in preparation). Supported by NSF under grants EIA-99-72884, ASC-97-20202 and Alliance PACI cooperative Agreement, and by DOE under contracts W-7405-ENG-36, LLNL-B341494, DEFC02-01ER41205 and LLNL B505214.

4. Subproject Name: Compiler and Programming System Technologies for DTF

Partners (funded and unfunded):  Kennedy (Rice),Fowler (Rice)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 31 | Compiler and Programming System Technologies for DTF | Tue 10/1/02 | Tue 9/30/03 | Working with the MEAD expedition on performance tuning of climate codes | Kennedy (Rice),Fowler (Rice) |
| --- | --- | --- | --- | --- | --- |
| 32 | Demonstrate NCOMMAS and tools in Alliance booth at Supercomputing 2002. Demonstrate performance tools and transformation technology in Rice booth | Mon 11/18/02 | Fri 11/22/02 | Completed |  |
| 33 | Release a completely open source version of HPCView suite. Release an open source replacement for bloop that runs on Itanium2 | Tue 12/31/02 | Tue 12/31/02 | Completed. See the link HPCView of Tools webpage. |  |
| 34 | Extend documentation of Open64-based infrastructure for source-to-source transformation infrastructure | Tue 10/1/02 | Tue 12/31/02 | A draft of the documentation is included in the distribution. We are working on reorganizing the distribution and installation processes. A revision of the documentation will be part of this. |  |
| 35 | Hold workshop/tutorial in conjunction with Alliance All Hands Meeting | Mon 5/26/03 | Fri 5/30/03 | Being planned. |  |
| 36 | Demonstrate source-to-source transformation technology to generate code compatible with the SHMOD library | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 37 | Port source-to-source transformation tools for use with NCOMMAS and other applications to use Open-64 infrastructure; release on Web site | Tue 9/30/03 | Tue 9/30/03 |  |  |

User communities

MEAD expedition

Technical Reports and Publications

- John Mellor-Crummey, Robert Fowler, Gabriel Marin, and Nathan Tallent. HPCView: A tool for top-down analysis of node performance.The Journal of Supercomputing, 23, 81-101, 2002. Special Issue with selected papers from the 2001 Los Alamos Computer Science Institute Symposium.

- Robert Fowler, John Mellor-Crummey, Guohua Jin and Apan Qasem, "A Source-to-source Loop Transformation Tool", poster session, Los Alamos Computer Science Institute Symposium, Santa Fe, NM, Oct, 2002.

5. Subproject Name: SHMOD

Partners (funded and unfunded):  Paul Woodward (Univ. of Minnesota)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 38 | SHMOD | Tue 10/1/02 | Tue 9/30/03 | Working with the MEAD expedition and the team at Rice University. | Woodward (Minnesota) |
| --- | --- | --- | --- | --- | --- |
| 39 | Demonstrate fault-tolerant execution of NCOMMAS under the SHMOD framework on Titan cluster | Wed 10/1/02 | Fri 12/31/02 | Completed. |  |
| 40 | Make available on Web SHMOD library for Titan cluster, sPPM example code with SHMOD, and documentation. | Tue 1/1/03 | Mon 3/31/03 | Expected completion 3/31/03. |  |
| 41 | Demonstrate and document high parallel performance of PPM and NCOMMAS codes on an IA-64 cluster. | Tue 4/1/03 | Mon 4/30/03 | Expected completion 4/30/03. |  |
| 42 | Demonstrate on-demand computing capability using PPM and NCOMMAS in SHMOD framework. | Tue 5/1/03 | Mon 9/30/03 | Expected completion 9/30/03. |  |
| 43 | Demonstrate backfill time skewing using either PPM or NCOMMAS on IA-64 cluster. | Tue 9/30/03 | Tue 9/30/03 | Expected completion 2/28/04. |  |
| 44 | Demonstrate and document high parallel performance of PPM and NCOMMAS codes using SHMOD on TeraGrid. | Tue 9/30/03 | Tue 9/30/03 | Expected completion 8/31/04. Refined SHMOD library, simplified example code, and precompiler tool to ease programming burden available on Web 9/30/04. |  |

User communities

TeraGrid

Technical Reports and Publications

6. Subproject Name:  Parallel Performance

Partners (funded and unfunded):  Bill Gropp (ANL)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 45 | Parallel Performance | Tue 10/1/02 | Tue 9/30/03 |  | Gropp (ANL) |
| --- | --- | --- | --- | --- | --- |
| 46 | (1) Parallel Numerical Libraries | Tue 10/1/02 | Tue 9/30/03 |  |  |
| 47 | Measure PETSc performance on IA 64 platforms. Identify key under-performing operations | Wed 1/1/03 | Mon 3/31/03 | Waiting for access to IA64 nodes |  |
| 48 | Develop new viewers for PETSc vectors using NETCDF format | Tue 10/1/02 | Tue 12/31/02 | Half done. |  |
| 49 | Optimize vector scatter operations in PETSc | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 50 | Develop IA 64 optimized implementations of key PETSc operations. Integrate these into the PETSc source tree and test against applications | Tue 7/1/03 | Tue 9/30/03 |  |  |
| 51 | (2) Parallel I/O and PVFS | Tue 10/1/02 | Tue 9/30/03 |  |  |
| 52 | Port available performance benchmarks from Parallel I/O Benchmarking Consortium (PIOBench) to IA-64 platform; Evaluate PVFS and ROMIO performance on IA64 platform using performance benchmarks; identify potential improvements | Tue 10/1/02 | Mon 3/31/03 |  |  |
| 53 | Improve PVFS and ROMIO implementations based on Q2 findings; Identify applications that might benefit from PVFS | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 54 | Expand collection of available PIOBench benchmarks; Evaluate application performance on top of PVFS; identify potential improvements in PVFS and possible improvements to application | Tue 7/1/03 | Tue 9/30/03 |  |  |

User communities

Technical Reports and Publications

7. Subproject Name: Parallel Virtual File System V2 Development

Partners (funded and unfunded):  Walther Ligon (Clemson)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 55 | Parallel Virtual File System V2 Development | Tue 10/1/02 | Tue 9/30/03 |  | Ligon (Clemson) |
| --- | --- | --- | --- | --- | --- |
| 56 | Implementation and coding of server request engine and system interface. Refinement of transport modules (BMI, Trove, and Flows). | Tue 10/1/02 | Wed 1/1/03 | Completed. |  |
| 57 | Testing and integration of transport modules including data distribution and request processing modules. Testing and integration of server request engine with job and transport modules. Testing and integration of system interface with job and transport modules. Code reviews. | Wed 1/1/03 | Mon 3/31/03 |  |  |
| 58 | First end-to-end system. Extensive testing and debugging, refinement. Adding features. | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 59 | Target date for first release. Performance studies and tuning. User documentation development and testing. | Tue 7/1/03 | Tue 9/30/03 |  |  |

User communities

Technical Reports and Publications

8. Subproject Name: Monitoring and Discovery Service (MDS) extensions for the Alliance and TeraGrid

Partners (funded and unfunded):  Jennifer Schopf (ANL)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 60 | Monitoring and Discovery Service (MDS) extensions for the Alliance and TeraGrid | Tue 10/1/02 | Tue 9/30/03 |  | Schopf (ANL), Evard (ANL) |
| --- | --- | --- | --- | --- | --- |
| 61 | Implement a "software" information provider to allow listing in the MDS basic information | Tue 10/1/02 | Tue 12/31/02 | Completed. See the link http://www.thecodefactory.org/mds/info-providers/. |  |
| 62 | Supplying flexible php scripts to the teragrid for ease of access to MDS data. | Wed 1/1/03 | Mon 3/31/03 | Well underway. |  |
| 63 | Define any needed new information providers for use by the TeraGrid | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 64 | Implement another identified information provider, as prioritized by the operations group | Tue 7/1/03 | Tue 9/30/03 |  |  |

User communities

TeraGrid

Technical Reports and Publications

- Neill Miller and Jennifer M. Schopf, Extending the Globus Monitoring and Discovery Service for Usability, refereed poster, GlobusWorld, January, 2003.

9. Subproject Name: The Design of TeraGrid Applications with Optimal Performance and High Performance

Partners (funded and unfunded):  Mary Vernon (Wisconsin)

Subproject Overview

Milestones, Deliverables, and Progress to date (accomplishments)

| 65 | The Design of TeraGrid Applications with Optimal Performance and High Performance | Tue 10/1/02 | Tue 9/30/03 |  | Vernon (Wisconsin) |
| --- | --- | --- | --- | --- | --- |
| 66 | Transfer results for scheduling with more accurate requested runtimes to NCSA cluster scheduling team | Tue 10/1/02 | Tue 12/31/02 |  |  |
| 67 | Complete the optimization of Cen/Ostriker's cosmology code on the O2000 | Wed 1/1/03 | Mon 3/31/03 |  |  |
| 68 | Complete second phase of scheduling results for the TeraGrid; complete specification of optimized MPI implementation of the cosmology code | Tue 4/1/03 | Mon 6/30/03 |  |  |
| 69 | Complete the optimized on-demand scheduling for the SHMOD applications; explore the optimization of one other significant performance expedition code | Tue 7/1/03 | Tue 9/30/03 |  |  |

User communities

Technical Reports and Publications

Samios, C. (Babis) and M. K. Vernon, "Modeling the Throughput of TCP  Vegas", to appear in Proc. ACM SIGMETRICS 2003 Int'l. Conf. on  Measurement and Modeling of Computer Systems (SIGMETRICS 2003), San  Diego, June 2003.

10.  Paul Bode,  bode@astro.princeton.edu # Phone (609) 258-3702 # FAX 258-1020

User communities:

Cosmology

Technical Reports and Publications

"The Cluster Mass Function from Early SDSS Data: Cosmological Implications" Bahcall, N.A., Dong, F., Bode, P., & SDSS Collaboration (March 2003) The Astrophysical Journal, v585, in press online at http://arXiv.org/abs/astro-ph/?0205490

"Tree--Particle--Mesh: an adaptive, efficient, and parallel code for collisionless cosmological simulation" Bode, P., & Ostriker, J.P. (March 2003) The Astrophysical Journal Supplement Series v145, in press.